OSP-PLAN-022

National Aeronautics and	BASELINE

Space Administration	EFFECTIVE DATE: September 10, 2003

George C. Marshall Space Flight Center

Marshall Space Flight Center, Alabama 35812

UP40

Orbital Space Plane

PROGRAM

Human Rating Plan

Volume I

ORBITAL SPACE PLANE
HUMAN RATING PLAN

VOLUME I

SIGNATURE PAGE

Prepared by:

/s/ William A. Jacobs, P.E.							9/10/03

____________________________________________		________________________

William A. Jacobs, P.E.	    Date

Requirements Management Office

Orbital Space Plane Program

Concurred by:

/s/ David C. Leestma								18 Sept ‘03

David C. Leestma                                                                  	    Date

Assistant Program Manager

Orbital Space Plane Program Office

/s/ Shannon D. Bartell								Sept 18, 2003

Shannon D. Bartell                                                             	        Date

Assistant Program Manager

Orbital Space Plane Program Office

/s/ D. E. Smith									18 Sept 03

Dennis E. Smith                                                                    	        Date

Manager

Orbital Space Plane Program Office

ORBITAL SPACE PLANE
HUMAN RATING PLAN

VOLUME I

SIGNATURE PAGE

Approved by:

/s/ J. Victor Lebacqz							                 9/12/03

Dr. J. Victor Lebacqz, Acting Associate Administrator		Date

Office of Aerospace Technology

/s/ Richard Williams		                 9/12/03

Dr. Richard Williams, MD,					 		        Date

Chief Health and Medical Officer

/s/ Bryan O’Conner		                 9/12/03

Bryan D. O’Connor, Associate Administrator				        Date

Safety and Mission Assurance

/s/ William Readdy							                 9/12/03

William F. Readdy, Associate Administrator			 		        Date

Office of Space Flight

DOCUMENT HISTORY LOG

| Status (Baseline/ Revision/ Canceled) | Document Revision | Effective Date | Description |
| --- | --- | --- | --- |
| Baseline |  | 09-10-03 | Baseline Release |

Table of Contents

1.0	Introduction:	6

1.1	Program Philosophy on Human Rating	6

2.0	Documents	7

2.1	Applicable Documents	7

2.2	Reference Documents	7

3.0	Human Rating Process	8

3.1	Human Rating Plan Development Process	8

3.2	Compliance of requirements in NPG 8705.2	10

3.3	System Designs	10

3.4	Design Philosophy	10

3.5	Software Design	11

3.6	Test and Verification Requirements and Plans	11

3.7	Configuration Management Approach	12

3.8	Human Rating Certification Process	14

4.0	Decomposed Human Rating Requirements for the OSP System	16

4.1	Aerospace Design Standards	16

4.2	System Safety and Reliability	16

4.3	Abort and Crew Escape	18

4.4	Flight Termination	19

4.5	Proximity Operations	19

4.6	Human-In-The-Loop Requirements:	19

Appendix A: Definitions	24

Appendix B: Acronyms	29

Appendix C: HRR NPG Compliance Matrix	31

Appendix D:  NASA Standard 3000 Applicability Matrix	59

Appendix E: MIL-STD-1472 Applicability Matrix	64

Appendix F:  Comments to NPG 8705.2, 2.10.5.1.a	66

Table of Figures

FIGURE 3.7.3-1. Joint OSP/ISS Program Control Process	13

FIGURE 4-1. Example of workload rating scale.	22

FIGURE 4-2. Modified Cooper-Harper Rating Scale	23

# Introduction:

The mission of Orbital Space Plane (OSP) Program is to develop a system for crew transfer to and from the International Space Station (ISS) and a system for crew rescue of personnel on the ISS.  Both of these capabilities concern human occupation of a space flight vehicle. Therefore, it is necessary to define and execute a sound, consistent, and complete approach that governs the process of human-rating these space vehicles.  It is also important for such an approach to be developed and documented early enough in a program’s life such that any changes made will have minimal impacts. This Plan is intended to identify the approaches and procedures for developing a system that will be certified for human space flight.

## Program Philosophy on Human Rating

The Primary focus of this Program is to transfer humans to the International Space Station and back to Earth.  All aspects of this system deal with human contact.  It is therefore paramount that the OSP Program protect the health and safety of humans involved in and exposed to space flight activities, specifically the public, the crew, passengers, and ground processing personnel.  It is the goal of the Program to design the safest and most reliable system possible, but at the same time, without putting undue constraints on the designers.  Some technologies have made drastic changes in the past 3 decades and the design of a new space flight system should be allowed to take advantage of these advancements.  There are also several solutions to improving upon the problems that may have existed in the past.  It is the philosophy of the Program to allow new ideas and technologies to be analyzed and traded to determine the most reliable and safe system available.  Due to this philosophy, the initial requirements by the Program for human rating may deviate from some of the requirements in NPG 8705.2.  Tailoring and deviations will be implemented by the Program where sound technical rationale provide justification and it is demonstrated that the tailoring and deviations do not significantly increase risk to human occupants. The tailoring and deviations will be documented in this plan, approved by the AA for OSF and are subject to the concurrence from the AA for SMA and the CHMO. These differences may ultimately disappear if the trades and analyses determine that the requirement as stated are, in fact, the best approach to safely design the spacecraft and associated systems.

Throughout the Program Development, human rating will be an integral part.  The number one safety priority of the Program is to ensure the safe return of the crew regardless of the outcome of the mission or spacecraft.  The Program will develop the human rating plan for all human space flight program activities, based upon the unique mission goals, technical and operational risk, other risk management plan requirements, and other specific characteristics of the program.  All aspects of the system will be considered and determined to meet the criteria set forth in this plan.  Even as the Program looks to minimizing system complexity and life cycle cost, safety and reliability of the system will not be sacrificed.

# Documents

## Applicable Documents

| NPG 8705.2 | NASA Human Rating Requirements and Guidelines for Space Flight Systems |
| --- | --- |
| NASA Standard 3000 | Manned Systems Integration Standards |
| MIL-STD-1472 | DOD Design Criteria Standard – Human Engineering |
| NASA/TM-2003-210785 | Guidelines and Capabilities for Designing Human Missions |
| JSC 26882 | NASA Space Flight Health Requirements Document. |
| JPG 8080.5 | JSC Design and Procedural Standards Manual |
| NASA Standard 8719.13A | Software Safety NASA Technical Standard |

## Reference Documents

| OSP-PLAN-005 | OSP Program Plan |
| --- | --- |
| OSP-PLAN-019 | OSP NASA Design Reference Mission Document |
| OSP-DOC-021 | OSP Operations Concept Document |
| OSP-PLAN-009 | OSP Risk Management Plan |
| OSP-PLAN-010 | OSP Safety and Mission Success Plan |
| OSP-PLAN-012 | OSP Systems Engineering Management Plan |
| OSP-PLAN-023 | OSP System Verification Plan |
| TBS | OSP Medical Operations Requirements Document |
| LSP-OSPDEV-001 | ELV Interface Definition Document (IDD) |
| SSP 50677 | ISS Interface Requirements Document (IRD) |
| MSFC-RQMT-3370 | Orbital Space Plane Mission Needs, Level I Requirements, and Level I Operations Concept Document |
| MSFC-RQMT-3360 | Orbital Space Plane Level II System Requirements Document |
| NASA-STD-5001 | Structural Design and Test Factors of Safety for Spaceflight Hardware |
| MPD 1280.1 | Marshall Management Manual |
| MPG 7120.1 | Program/Project Planning |
| MWI 7120.6 | Program/Project Risk Management |
| MPG 8060.1 | Flight Systems Design/Development Control |
| NPD 7120.4 | Program/Project Management |
| NPG 7120.5 | NASA Program and Project Management Processes and Requirements |
| NPG 8715.3 | NASA Safety Manual |
| NPD 8730.3 | NASA Quality Management System Policy (ISO 9000) |
| SSP 50313 | Display and Graphics Commonality Standard (DGCS) |

# Human Rating Process

This document will contain all of the relevant information related to human-rating any space transportation system developed by the OSP Program. The OSP Program will use this document to set the processes in place to human-rate the OSP System, and execution of these processes within the OSP domain. Human rating will be an integral aspect of the Program throughout its life cycle.

## Human Rating Plan Development Process

A team of individuals around NASA was chartered to develop the Human Rating Plan.  The goals of the team were to develop a plan that addresses each requirement in NPG 8705.2.  The charter for this team is as follows:

Purpose

Develop the Orbital Space Plane Program’s Human Rating Plan (HRP) using the Human Rating Requirements and Guidelines for Space Flight Systems Document, NPG 8705.2, as guidance.

Objective

Volume I:

- Allocate each HRR Requirement to Programmatic, Verification, Deviation or Tailored, Trade, Technical, or SOW to identify where in the Program the requirement will be levied.

- Assess each requirement called out in the NPG to determine if the program will

  - Comply

  - Deviate

  - Perform Trade Studies to determine compliance or deviation from the requirement.

- Develop and document a matrix to show the Program’s position on each requirement.

- Develop and document the contractor requirements that will go into the HRP.

- Develop a plan for the trade studies that will be indicated.

- Identify the processes established in the program that comply with requirements in the NPG.

Volume II:

- Identify the tasks and methods required to verify the requirements in the HRR NPG 8705.2.

- Work with the Architecture Contractors to document critical functions necessary for safe flight, design criteria, system designs, test requirements and procedures, software design, test and verification requirements, safety and reliability requirements, human factors engineering requirements, health, and other program elements required to achieve human rating.

Membership

MSFC S&MA

JSC S&MA

Human Engineering Office

Astronaut Office

Launch Services Program

OSP Chief Engineer’s Office

OSP Requirements Management Office

OSP Acquisition Management Office

This Plan will point to other documentation for details as they are defined and identified if they are needed to support human rating. This Plan will consist of two volumes.  Volume I will contain the general approach to human rating and the human rating requirements that will be placed on the program.  Any deviations or tailoring from NPG 8705.2, “Human Rating Requirements and Guidelines for Space Flight Systems,” will be documented and justification given for these deviations or tailoring.  This is consistent with the established guidelines in NPG 8705.2.  The Associate Administrator for the Office of Space Flight (AA for OSF) will approve Volume I subsequent to the System Requirements Review (SRR) with concurrence from the Associate Administrator for the Office of Aerospace Technology, the Associate Administrator for the Office of Safety and Mission Assurance (AA for SMA), and the Chief Medical Officer (CHMO).  Volume II will be more comprehensive in nature and will contain the tasks and methods necessary to accomplish and verify each of the human rating requirements established in Volume I. Verification of these requirements will be accomplished in several different areas.  The technical requirement verifications will be accomplished through the Program and Contractor verification plans.  Verification of programmatic requirements will occur at the System Acceptance Review (SAR). Volume II will also contain more design detail, including vehicle descriptions, critical functions, and operational concepts or point to documentation that contains this information.  It will be presented at each major milestone review in draft form and will be baselined at the Critical Design Review (CDR).

Requirements from the NPG8705.2 that are not decomposed to become contractor requirements, in this plan, will be traced to Program documents such as the Program Plan, The System Verification Plan, The Risk Management Plan, The Operations Concept Document, The Safety and Mission Success Plan, and several Data Requirements Descriptions (DRDs) or it will be the result of trades done by either NASA or the Contractors.  These trade results will then generate requirements that will be in either the System Requirements Document (SRD) or in the Contractor’s System Specification.

## Compliance of requirements in NPG 8705.2

A matrix has been established to show how the Program will comply with each of the requirements as called out in section 2.0 of the NPG.  This matrix is documented in Appendix C of this Plan.  As the Program matures, the traceability to actual sections of documents, Data Requirements, and Designs will be documented in Volume II of the HRP.  Requirements from the NPG that are considered a contractual obligation for data and processes from the OSP contractor will be indicated in the matrix and a Data Requirement Description will be cited.  Specifics on DRDs will be given in Volume II of the HRP.  Requirements from the NPG that are levied against the OSP Program but do not flow down to the contracted effort will be indicated in the matrix as to how the program will comply. The requirement that will be deviated from or tailored out will have Justification for doing so.  The remaining technical requirements that flow to the OSP Architecture Contractors are located in Section 4.0 of this Plan.

## System Designs

The OSP architecture is envisioned to consist of flight systems and ground infrastructure that are Government Owned and Government Operated with Industry Operators, with the exception of the ELV, which will be a government-furnished launch service to the OSP Contractor.  The Program has contracted with several companies to develop system architectures that meet the goals of the program.  Based on the Requirements given to the Program from the Executive Council at NASA Headquarters, this Program will use Expendable Launch Vehicles (ELV) as the boost stage for a Crew Rescue or Crew Transfer mission.  Even though the ELVs were designed without human passengers in mind, the overall OSP System (which includes the ELV) will be certified for human flight.  The Program plan for ELV certification is contained in OSP-DOC-046, “OSP Program Strategy for Utilization of ELVs.”  For the OSP spacecraft, detail into the actual system designs will come from the contractor’s Level III (System Specification) and lower level specifications.  The System Specifications will be reviewed and baselined subsequent to SDR.

## Design Philosophy

Design of the OSP System will be based on a thorough analysis of the safety and reliability of the total system.  The Program Level I Requirements require a Probabilistic Risk Assessment (PRA) of 1/400 for Crew Transfer and 1/800 for Crew Rescue per flight for Loss of Crew(LOC).  Also, estimations of casualties for general population and ground personnel should reflect FAA Regulations for the Public.

The Program Level II System Requirements Document (SRD), MSFC-RQMT-3360, details the functional capabilities and constraints that will be necessary for design of the human rated system.

Additional guidelines contained in NASA program guidance and design standards will be applied to OSP design activities through contracted statements of work.  For example, this document contains a high level of detail regarding human acceleration loads since no acceptable NASA standard exists.  However, there are additional standards such as those for structural design (e.g., NASA Standard 5001 for factors of safety) which are invoked in the contracts.  But the definition of an acceptable human environment is found in NASA Standard 3000 and invoked by the Human Rating Plan.  The full development of a government approved, Level III specification will define these requirements to the next level and will reflect full tailoring of all applicable design documents.

## Software Design

Software is a vital aspect of any vehicle system design.  Some form of software/firmware is involved in all flight control, environmental control and rudimentary functions of the spacecraft. This makes the design and development of software a very important aspect of human-rating a vehicle.

The OSP Contractor(s) will be required to provide (1) an initial Software Development Plan (SDP) to support SRR, a draft SDP to support SDR, and a baselined SDP to support Software Specification Review (SSR); (2) initial Software Requirements Specification (SRS) at SDR, and baselined SRS at SSR; (3) draft Software Design Description (SDD) at PDR and baselined SDD at CDR. The contractor developed Software Test Plan is required to support the Software Specification Review (SRR).

## Test and Verification Requirements and Plans

The OSP Program employs a rigorous Validation and Verification (V&V) process to ensure that the system’s design will result in an architecture that satisfies all system requirements.  The primary purpose of V&V is to establish criteria for conducting comprehensive architecture verification (including software and interfaces) at the system level, to ensure performance requirements are satisfied.  Coincidentally, the V&V process generates data to confirm that system, subsystem, and lower level items satisfy their individual specification requirements.  Due to its system criticality, the Program also employs Independent Verification and Validation (IV&V) of the developed software to independently test performance, and validate that all system-level requirements are satisfied.

The Program's System Verification Plan (SVP), OSP-PLAN-023, uses defined methodologies (test, analysis, inspection, demonstration, or similarity) to document how the Program verifies and validates each system-level design and performance requirement.

The contractor will define the overall vehicle flight test program by the Preliminary Design Review (PDR) and include the purpose of each test, and describe how the resulting database is to be used to satisfy flight certification.  Volume II of the HRP will list the critical functions, by mission phase, required to met vehicle safety requirements and show how they are implemented in the design.

All spacecraft software that controls or interfaces with critical flight hardware and/or critical flight systems is independently validated and verified by the Goddard Space Flight Center-managed IV&V Facility.  The Launch Services Program will utilize existing, proven verification and validation processes for ensuring the integrity of the ELV software.

## Configuration Management Approach

### Configuration Control

Configuration control is the systematic definition, evaluation, coordination, and disposition of each proposed change to a controlled item. Deviation(s), and/or waiver(s) will be used for NASA to document and approve non-compliance(s) and track each implementation of each approved change and it’s associated documentation.

A formal change management system using the OSP Program/Project Control Boards (PCBs) shall be established for the management and control of all controlled items and associated baselines.  The PCBs and control levels shall be detailed in the OSP configuration management plan.

The OSP program shall implement approved NASA Headquarters OSP requirements through a multi-level Program/Project Control Board (PCB) structure.  PCBs are chartered with the tasks and responsibility for establishing controlled items and baselines and shall review and disposition all changes, deviations, and waivers to those items and baselines in accordance with MWI 8040.2 and MWI 8040.3.  Each PCB is chartered with a specified membership, stated authority, and responsibilities.

### Deviations and Waivers

The Configuration Management Requirements Plan, OSP-PLAN-040, contains the details for deviations and waivers to requirements in the OSP Program.  Deviations and waivers are departures from requirements and/or specifications established for hardware and software baseline items.  Proposed deviations and waivers shall be submitted on MSFC Form 847 in accordance with MWI 8040.3. Deviations and waivers shall not be used to avoid required processes and/or procedures.

### Change Process

The change process shall consist of the following steps:

- Change preparation and justification

- Change review and evaluation

- Change disposition

- Change implementation (of approved changes)

Anyone may initiate a change.  Changes initiated by contractors shall be submitted in accordance with their respective contract requirements.

The OSP Program Board shall be Chaired by the Program Manager, with full waiver authority for OSP level II requirements that do not affect the ISS interface.  All deviations and waivers generated against the Human Rating Requirements, after the program human-rating plan approval from NASA Headquarters, are presented at all program major milestone reviews. The board structure shall include an Engineering Review Board, chaired by the Program Chief Engineer and an Independent Safety Review Board.  All changes must be reviewed by the board members or their designees and the Engineering and Safety Boards prior to acceptance by the program Level 1 PCB.

For Deviations, waivers or requirement change requests related to ISS interface requirements; a Joint ISS-OSP Program Board shall be chartered.

FIGURE 3.7.3-1. Joint OSP/ISS Program Control Process

The OSP and ISS programs shall develop a matrix of all relevant OSP Level II Requirements and ISS Interface Requirements that will be within the scope of the Joint Program Board. If a change request, provided to the OSP PCB, requires deviation or waiver to an item in the pre-approved matrix, the CR shall be reviewed by the relevant OSP and ISS review boards and presented to a Joint ISS-OSP Program Board as shown.

The Joint OSP – ISS Board, as a minimum, will be comprised of the following voting members:

- OSP Program Manager (co-chair)

- ISS Program Manager (co-chair)

- OSP Safety and Mission Assurance representative

- ISS Safety and Mission Assurance representative

- OSP Crew Office representative

- ISS Crew Office representative

- ISS Chief Engineer

- OSP Chief Engineer

- ISS-OSP Integration Manager

This board will approve all changes to the OSP SRD and ISS IRD requirements after the initial baseline.

## Human Rating Certification Process

The Program intends to initially certify the system for crew rescue missions and, upon demonstrated reliability over multiple un-crewed flights, will certify the system for crew transfer missions.

The Human Rating Independent Review Team will be invited to participate at every major milestone review.  At each of these reviews the design and processes will be documented at the appropriate fidelity for assessment in verifying that the requirements of NPG 8705.2, as indicated in the Human Rating Plan Volume I, are being followed.

The HRP in Volume II will define the tasks to be performed in order to verify the requirements from the NPG 8705.2.  Verification to the design will be shown at every major milestone review and at each of the Design Certification Reviews (DCR).  Along with the DCR, a System Acceptance Review will provide verification that all the processes have been met and the proper data was attained and found to be acceptable for proceeding to Flight Readiness.  Prior to the Flight Readiness Review, the Program will submit a request to the AA for OSF for initial certification.  Certification for human rating will be acquired at the Flight Readiness Review.  A Certification for Flight Readiness (CoFR) Process Document will be developed that contains in it the process to certify the system for human rating.

To maintain the certification, the System will be operated and maintained in an “as-certified” configuration.  To sustain compliance with certification the OSP System will establish a tracking system to document the processing of system hardware and any modifications to hardware that may result from process improvements.  This certification will extend through the life of the Program or until a modification is made either as an upgrade or change in scope of mission or environment. The Program will update the human-rating plan and identify all the changes that impact system risk.  The System will then require recertification by the AA for OSF upon independent analysis of the change.

# Decomposed Human Rating Requirements for the OSP System

The following sections contain the decomposed technical Human Rating requirements that are binding on the OSP System. These requirements will be a part of the total set of System Level Requirements of the Orbital Space Plane System. This section combined with the requirements in the System Requirements Document, International Space Station Interface Requirements Document, and the OSP to ELV Interface Definition Document make up the complete package of Level II System Requirements.  It will be the responsibility of the OSP Architecture Contractor to allocate the requirements to the various pieces in the System.  If the allocation contains a need for modification to an existing interface or element within the System, this will be brought to the Program Manager’s attention for approval and possible negotiations with the Program controlling the interface or element in the System.

## Aerospace Design Standards

[HRR 100] 	Upon approval from the OSP Program, the System shall incorporate the (contractor) tailored NASA Standard 3000 document into the design of the system for all micro-gravity and zero-G human system interfaces including those required for on-orbit maintenance.

[HRR 110] 	Upon approval from the OSP Program, the System shall incorporate the contractor tailored MIL STD 1472 and NASA/TM-2002-210785 documents into the design of the system for all flight human system interfaces utilized during ground processing, maintenance, and operations as tailored for a specific program.

[HRR 120] 	Upon approval from the OSP Program, the System shall incorporate the tailored JPG 8080.5 document into the design of the system for design, manufacture, and test.

[HRR 130]	Crew habitability and life support systems shall comply with JSC 26882, “NASA Space Flight Health Requirements Document.”

## System Safety and Reliability

### System Safety

[HRR 300] 	If a hazard cannot be eliminated, the System shall be designed to preclude the occurrence of a hazard or to negate or reduce the likelihood and effect of the hazard.

### Failure Tolerance and Reliability

[HRR 500] 	The System shall be designed so that no two failures shall result in permanent disability or loss of life, unless it can be demonstrated to the Program that:

1) Two-failure tolerance is either impractical or negatively impacts overall system reliability, and

2) Test data, hazard analyses, and comprehensive risk analyses together provide certainty that the system will have a very high reliability without two-failure tolerance.

[HRR 510] The System shall be designed so that neither two human errors during operation or in-flight maintenance nor a combination of one human error and one failure shall result in permanent disability or loss of life, unless it can be demonstrated to the Program that:

1) Error prevention is either impractical or negatively impacts overall system reliability, and

2) Test data and comprehensive risk analyses together provide certainty that the system will provide personnel with the capability to detect and recover from errors prior to significant injury or death.

[HRR 520] The System shall not consider emergency systems (e.g., fire suppression, crew escape) as a method to satisfy failure tolerance requirements. Therefore, no two failures (as defined in HRR500) shall preclude the crew’s safe return to earth inside the spacecraft. However, these emergency systems may be utilized in evaluation of failure mitigation and in reducing probability of loss of life.

[HRR 530] The System shall be designed so that the interaction of the components, operating as specified (including software), does not result in a permanent disability or loss of life.

[HRR 540]  The System shall assess the use of dissimilar redundancy in the design of critical functions, as a defense against common cause failure.

### Crew Survival

[HRR 600] 	The System shall provide an indication of a failure of a critical system/component, including fault detection and isolation, and the means to preclude a catastrophic safety risk to the flight crew for all critical flight systems.

[HRR 610] 	The System shall assure accessibility to vital equipment, such as, but not limited to, spacecraft compartment pressurization, life support, and emergency systems, necessary for the space flight system to recover from an emergency situation.

## Abort and Crew Escape

[HRR 700] 	The System shall provide the capability for rapid crew and ground personnel egress during all pre-launch activities.

[HRR 710] 	The System shall provide the capability for crew survival and recovery, from the time the hatch is closed on the launch pad until a safe, sustainable (min. 24 hours) orbit is achieved, using

1.  A combination of abort and crew escape, or

2.  Abort, provided that during the return phase of an ascent abort, the spacecraft is capable of returning the crew safely to Earth without active attitude control and this capability is not used to meet the failure tolerance requirements.

[HRR 720] 	The System shall provide the capability for crew survival and recovery during re-entry and landing using,

1.  A combination of abort and crew escape, or

2.  Abort, provided that during re-entry, the spacecraft is capable of returning the crew safely to Earth without active attitude control and this capability is not used to meet the failure tolerance requirements.

[HRR 730] 	Crew survival and recovery during the unmated orbit phase shall be provided by the capability for the crew to rapidly target and execute a de-orbit burn to a safe landing site.

[HRR 740] 	The System shall provide the capability for rapid crew egress post landing.

Since the OSP spacecraft will launch on an ELV, the primary concern on ascent is to ensure that the crew will survive a booster malfunction/failure.  This can be accomplished by separating the spacecraft from the booster (abort) or by separating the crew from spacecraft and booster (crew escape).  Separating the spacecraft from the booster (abort) on the launch pad or early in the ascent phase will require some type of separation system (e.g. escape tower, separation motors, etc).  While this is technically not “crew escape”, it meets the intent of the NPG escape requirement.

Once the spacecraft has separated from the booster, it is preferable for the crew to remain in the spacecraft (protected from the environment) to take advantage of the vehicle failure tolerance capability.  If the spacecraft can safely return the crew to earth on an uncontrolled trajectory (passive return), there is no compelling reason for the crew to leave the spacecraft.  The landing deceleration system for this type of spacecraft must have fault tolerance for the nominal return mission and offers more protection than an escape system, which requires zero fault tolerance.  Also, since the passive return capability may not be used to meet fault tolerance requirements, the crew is provided an additional level of protection that covers the entire return envelope (unlike many escape systems).  Therefore, a spacecraft with passive return capability is inherently safer than a vehicle that relies on crew escape for the uncontrolled re-entry scenario.

## Flight Termination

[HRR 800] 	For flight termination, the System shall include design features, which allow sufficient time for safe abort or crew escape prior to termination activation.

## Proximity Operations

[HRR 900] 	At a safe distance within the ISS approach ellipsoid, the autonomously approaching spacecraft shall permit safety-critical commanding from the ISS, including the abilities to station-keep, separate, and breakout from the proximity operations at any time, without violating the design and operational requirements of the ISS.

[HRR 910]	The System shall provide a manual capability to monitor and conduct proximity operations, docking, and undocking.

## Human-In-The-Loop Requirements:

### General Requirements

[HRR 1100] 	The crew shall be provided the capability to monitor and operate the vehicle appropriate to the flight phase, system, and function.

[HRR 1110] 	The System shall provide the capability to monitor its health and status for all phases of operations.

[HRR 1120] 	The System shall have the capability to assess and identify degradation(s) requiring an action.

[HRR 1130] 	The System shall provide onboard health and status to the crew.

[HRR 1140] 	The System shall provide health and status to the control center(s).

[HRR 1150] 	The system shall allow crew and ground intervention into vehicle performance appropriate to the flight phase, system, and function.

[HRR 1160]	The system shall provide feedback of crew commands to the crew and the ground.

[HRR 1170]	The System shall provide the crew with the capability to reverse or correct inputs where feasible.

### Minimum Crew Intervention Requirements

[HRR 1200] 	For missions where the spacecraft is crewed, the System shall provide the capability for manual control of the vehicle flight path and attitude, during orbit, re-entry and landing, where vehicle structural, thermal, and performance margins allow.

[HRR 1210]	The system shall provide the capability for human override of spacecraft software and automation.

[HRR 1215] 	The system shall not adversely impact vehicle safety when transitioning from software automation to manual control.

[HRR 1220] 	The System shall provide the crew the capability for control of vehicle functions critical for safety of flight.

[HRR 1230] 	The System shall provide the crew with the capability to monitor and control the habitable environment.

[HRR 1240] 	The System shall provide the crew the capability to select and initiate abort modes.

[HRR 1250]	The crew shall have the capability to initiate the escape sequence.

[HRR 1260] 	The System shall provide ground personnel with a capability to safe the crew escape system.

[HRR 1270] 	The  crew and launch/mission control teams shall be provided with the capability to disable/inhibit and re-enable the automated initiation of the abort and crew escape systems.

[HRR 1275] 	The System shall provide the crew with the capability to safe and arm the crew escape system while suited and restrained in the launch and reentry positions.

[HRR 1280]	The flight crew should be able to override automatic initiation sequences.

[HRR 1290] 	The safety of the crew shall not depend on communication with or real-time support from the ground or ISS.

[HRR 1300] 	Crew interactions with interfaces and all tasks required of the crew shall be designed to meet a workload rating of 3 or better on the Bedford Workload scale (Figure 4-1), or the Modified Cooper-Harper Scale, or equivalent, workload scales used to evaluate flight crew workload.

[HRR 1310] 	During periods of human-in-the-loop flight path and attitude control, the vehicle shall exhibit Level I handling qualities as defined by the Cooper-Harper Rating Scale, or equivalent.

[HRR 1320] 	The overall system and mission design, including task design, procedures, and scheduling, shall not adversely affect the ability of the crew to successfully operate spacecraft systems requiring human interaction.

FIGURE 4-1. Example of workload rating scale.

FIGURE 4-2. Modified Cooper-Harper Rating Scale

# Appendix A: Definitions

Abort:  In the event of an anomaly that precludes mission continuance, the safe return to Earth of the crew inside the spacecraft.  Safe recovery of the crew is mandatory. The capability to recover and, if applicable, re-use the spacecraft is governed by the vehicle failure tolerance requirements in the System Requirements Document.  On re-entry, “mission continuance” refers to the capability of the spacecraft to safely land at the targeted site.

Ascent:  The time from ELV liftoff to spacecraft separation

Breakout:  During proximity operations, the ability to maneuver one or more vehicles to a safe separation distance.

Catastrophic hazard:  Any condition that may cause a disabling or fatal personnel injury, or cause loss of one of the following: the OSP, Orbiter, ISS, other visiting vehicles, or major ground facility. For safety failure tolerance considerations, loss of the ISS is limited to those conditions resulting from failures or damage to elements of the ISS that render the ISS unusable for further operations, even with contingency repair or replacement of hardware, or which render the ISS in a condition which prevents further rendezvous and docking operations with ISS launch elements.

Certification:    The comprehensive evaluation of the technical and non-technical features of a system and other safeguards, made as a part of and in support of the accreditation process, to establish the extent to which a particular design and implementation meets a set of specified requirements.

Crew:  Any human onboard the spacecraft after the hatch is closed for flight or onboard the spacecraft during flight.

Crew Escape:  1.  The safe return to Earth of the crew in the event of an anomaly that requires the crew to exit the spacecraft using an escape system (e.g. extraction, ejection, escape pod) or,

2.  The safe return to Earth of the crew inside a crew compartment that is no longer an integral part of the spacecraft element designed for nominal re-entry and landing.

Crew Survival:  Capability and ability to keep the crew alive.

Critical functions: Capabilities or functions that are essential to the safety of the public, crew, passengers, and/or vehicle.

Critical software: any software component whose failure or unanticipated performance could lead to the loss of the crew and passengers or space flight system. This includes the flight software as well as ground software that can affect flight safety.

Critical system:  A system is assessed as critical if loss of overall system function or improper performance of a system function could result in loss of life, loss of vehicle, or damage to a vehicle system.

Deviation:  A variance that authorizes departure from a particular safety requirement where the intent of the requirement is being met through alternate means that provide an equivalent level of safety.

Emergency Systems:  Safeguards against hazardous situations that directly affect the crew that would be used only for the prevention of loss-of-life.  For example, fire suppression systems and crew escape systems.  Systems, which are used to execute an abort, are not considered emergency systems.

Expendable Launch Vehicle (ELV):  The Atlas V or Delta IV booster and upper stage elements of the System used to launch the OSP into LEO

Graceful degradation:  The combination of system architecture, hardware design, and mission design that result in gradual reduction in performance following failures of hardware or software, with the result that multiple failures can be tolerated with minimum impact to mission success.

Hazard Analyses:  Identification and evaluation of existing and potential hazards and the recommended mitigation for the hazard sources found.

Health & Status Data:  Data, including Emergency, Caution and Warning data, that can be analyzed or monitored describing the ability of the system or system components to meet their performance requirements.

Human health management and care: The set of activities, procedures and systems that provides, (1) environmental monitoring and human health assessment, (2) health maintenance and countermeasures, and (3) medical intervention for the diagnosis and treatment of injury and illness.

Human performance: The physical and mental activity required of the crew and other participants to accomplish mission goals. This includes the interaction with equipment, computers, procedures, training material, the environment, and other humans.

Human rating: The certification that a system has been developed and is capable of being operated in a manner appropriate for use by human crews at minimal risk.   Human-rated certification must include (1) human safety, (2) human performance (both nominal and degraded states of operation), and (3) human health management and care as applicable.

Human-rating plan: A formal document outlining the elements and rationale for the human-rating process to be applied to a specific space flight system from system requirements review to system disposal at end of life.

Human-rating process: The process steps used to achieve a human-rated system.  These steps include human safety risk identification, reduction, control, visibility, and program management acceptance criteria.  Acceptable methods to assess the risk to human safety include qualitative and/or quantitative methods (as approved by the Human-rating Review Authority (HRA)) such as Fault Tree Analysis, Probabilistic Risk Assessment and Failure Modes and Effects Analysis.

Human Rating Independent Review Team:  An independent group of technical experts tasked with review and concurrence of the proposed requirements, test plans, verification plans and other program elements that constitute the basis for achieving and maintaining human rating.

Human rated space system: A space system that incorporates those design features, operational procedures, and requirements necessary to accommodate human participants such that:

- risks have been evaluated and either eliminated or reduced to acceptable levels;

- human performance and health management and care have been appropriately addressed such that the system has been certified to safely support human activities;

the capability to safely conduct human-tended operations has been provided, including safe recovery from any credible emergency situation.

Impractical:  Impacts to cost, schedule, or performance that would cause program to be cancelled and design for minimum risk items if applicable

Intervention Capability: The ability of the crew to assert control over certain spacecraft functions in nominal and off-nominal situations.

Insight: The ability of the crew to determine where the spacecraft is, its condition, and what it is doing. Insight provides situational awareness (SA) which is critical to the performance of the human operator.

Manual Control: The ability of the crew to bypass nonessential levels of automation and exert direct control of critical space flight systems functions.

Pressure Vessel:  A container designed primarily for pressurized storage of gases or liquids.

Primary Structure:  The main skeleton of the vehicle by which all items are affixed to make a complete system.

Programmatic:  The requirement will be met by a Program action to perform a function at the program level.  Plans will be developed by the program on how this function will be performed and that plan will be indicated in the comments section.

Public:  All humans not participating in the space flight activity who could be potentially affected by the function or malfunction of the space flight system.

Risk Analyses:  Process of qualitative risk categorization or quantitative risk estimation, followed by the evaluation of risk significance.

Safety: The minimization of risk from damage or harm to hardware, software, facilities, or humans.

Safety Critical: Functions, features, systems, status, or inhibits necessary to identify prevent or control a critical or catastrophic hazard.

Space Flight System:  A flight hardware and software system whose flight profile is partially or completely outside of the Earth’s atmosphere.

Spacecraft:  The System flight element that serves as the crew rescue or crew transfer vehicle for ISS.

System:  The aggregate of the ground segment,  flight segment, and workforce required for crew rescue and crew transport.

Tailoring:  The documentation and approval of the adaptation of the requirements of this document to specific program or project needs.  The results of this activity are documented in the Human-Rating Plan and must be approved by the cognizant AA’s.

Technical: The requirement is technical in nature and will be met by passing it on to the Architecture Contractor as a requirement for development of the system.   Modification of the wording may be required to be consistent with the OSP Level II requirements.

Test data:  As a justification for lower failure tolerance means that approved test results show no reduction in system reliability.

Traceability:  The ability to trace requirements to a source that provides sufficient information for successful implementation.

Verification: The process of proving or demonstrating that requirements have been satisfactorily met through design and/or operational elements.

Very High Reliability:  Predicted probability of system failure causing loss of crew meets LOC requirements.

# Appendix B: Acronyms

AA		Associate Administrator

AA for OSF	Associate Administrator for the Office of Space Flight

AA for SMA	Associate Administrator for Safety and Mission Assurance

CDR		Critical Design Review

CHMO	Chief Health and Medical Officer

CoFR		Certificate of Flight Readiness

CSCI		Computer Software Configuration Item

DoD		Department of Defense

DRD		Data Requirements Description

DRM		Design Reference Mission

ELV		Expendable Launch Vehicle

EVA		Extra Vehicular Activity

FAA		Federal Aviation Administration

FRR		Flight Readiness Review

FSRB		Flight Safety Review Board

GSRP		Ground Safety Review Panel

HRA		Human-rating Review Authority

HRP		Human Rating Plan

IHA		Integrated Hazard Analysis

IOC		Initial Operating Capacity

IRD		Interface Requirements Document

ISAT		Inter-center System Analysis Team

ISO		International Standards Organization

ISS		International Space Station

IV&V		Independent Verification and Validation

KSC		Kennedy Space Center

LEO		Low Earth Orbit

LOC		Loss of Crew

LOM		Loss of Mission

LOV		Loss of Vehicle

LSP		Launch Services Program

MWI		Marshall Work Instruction

MPD		Marshall Policy Directive

MPG		Marshall Procedures and Guidelines

MSFC		Marshall Space Flight Center

NASA		National Aeronautics and Space Administration

NPD		NASA Policy Directive

NPG		NASA Procedures and Guidelines

OAT		Office of Aerospace Technologies

OSF		Office of Space Flight

OSP		Orbital Space Plane

PDR		Preliminary Design Review

PRA		Probabilistic Risk Assessment

RFP		Request For Proposal

SDR		System Definition Review

SLI		Space Launch Initiative

SMA		Safety and Mission Assurance

SOW		Statement of Work

SRD		System Requirements Document

SRR		System Requirements Review

SVP		System Verification Plan

S/W		Software

TBR		To Be Resolved

TPS		Thermal Protection System

# Appendix C: HRR NPG Compliance Matrix

The following compliance matrix shows each of the requirements from section 2.0 of the HRR NPG.  Beside each requirement is a set of columns that specify the area in the program where this requirement will be complied.  Those requirements with trades associated or tailored will contain rationale for the trades or tailoring.  These areas will be further broken down in the plan to show what is being done to satisfy the requirements.  The meanings of each column is as follows:

Programmatic – The requirement will be met by a Program action to perform a function at the program level.  Plans will be developed by the program on how this function will be performed and that plan will be indicated in the comments section.

Program Verification – The requirement will be met by a Program level verification method and documented in the System Verification Plan.

Deviation or Tailoring – The Program believes that a requirement applies, but cannot be accomplished or can be satisfied by alternate methods, or the Program believes the requirement does not apply. A “D” in the column stands for Deviate and a “T” in the Column stands for Tailored.

Program Trade – The Program believes the requirement can be satisfied through alternate methods or tailored out but first must trade all issues to develop a sound rationale for the deviation or tailoring.

Contractor Technical – The requirement is technical in nature and will be met by passing it on to the Architecture Contractor as a requirement for development of the system.   Modification of the wording may be required to be consistent with the OSP Level II requirements.

Contractor SOW – The requirement is programmatic in nature and will be met by passing it on to the Architecture Contractor to develop plans and procedures to meet the requirement.

Contractor Verification – The requirement will be met in part or whole by verification of some aspect of the system developed by the Architecture Contractor.

Contractor Trade - The Program believes the requirement can be satisfied through alternate methods or tailored out but first must trade all issues to develop a sound rationale for the deviation or tailoring.  The trade is of such a nature that it will require the services of the contractor to perform in part or in whole.

| NPG 8705.2 Compliance Matrix | OSP Program | OSP Contractor |  |
| --- | --- | --- | --- |
| Requirements of the Human Rating Requirements and Guidelines for Space Flight Systems Document | Programmatic | Verification | Deviation or Tailored | Trade | Technical | SOW | Verification | Trade | Rationale and Comments |
| Section 1.0 |  |  |  |  |  |  |  |  |  |
| 1.5 The Program Manager shall: a. Develop the human-rating plan for all human space flight program activities, based upon the unique mission goals, technical and operational risk, other risk-management plan requirements, and other specific characteristics of the program. | X |  |  |  |  |  |  |  | Section 1.0 of This HRP Volume I States: Throughout the Program Development, human rating will be an integral part. The Program will develop the human rating plan for all human space flight program activities, based upon the unique mission goals, technical and operational risk, other risk management plan requirements, and other specific characteristics of the program. |
| 1.5 The Program Manager shall: Integrate the human-rating plan into overall program management planning and execution and decision-making processes, including cost, schedule, performance, and other programmatic risks consistent with NPG 7120.5, latest revision. | X |  |  |  |  |  |  |  | Human Rating is part of the Program in the development of the Human Rating Plan, OSP-PLAN-022; Program Plan, OSP-PLAN-005; System Requirements Document, MSFC-RQMT-3360; and the System Verification Plan, OSP-PLAN-023 |
| 1.5 The Program Manager shall: c. Obtain approval of the program's human-rating plan by the AA for OSF, the AA for SMA, and the CHMO during the program approval process. | X |  |  |  |  |  |  |  | This will be accomplished by the initial approval of the HRP Volume I (requirements) and Later Approval of HRP Volume II (verification). |
| 1.5 The Program Manager shall: d. Justify proposed tailoring and deviations from these requirements. Tailoring and deviations may be implemented by the program manager where sound technical rationale provides justification and it is demonstrated that the tailoring and deviations do not significantly increase risk to human occupants. The tailoring and deviations shall be documented in the program human-rating plan, approved by the AA for OSF and are subject to the concurrence from the AA for SMA and CHMO. | X |  |  |  |  |  |  |  | Section 1.1 of this HRP Volume I states: Tailoring and deviations will be implemented by the Program where sound technical rationale provide justification and it is demonstrated that the tailoring and deviations do not significantly increase risk to human occupants. The tailoring and deviations will be documented in this plan, approved by the AAOSF and are subject to the concurrence from the AASMA and the CHMO. |
| 1.5 The Program Manager shall: e. Ensure that all deviations and waivers generated after the program human-rating plan approval from NASA Headquarters are presented at all program major milestone reviews. | X |  |  |  |  |  |  |  | Section 3.7.3 of this HRP Vol. I states: All deviations and waivers generated against the Human Rating Requirements, after the program human-rating plan approval from NASA Headquarters, are presented at all program major milestone reviews. |
| 1.5 The Program Manager shall: f. Ensure that compliance and verification processes have clear traceability with all functional and performance design requirements established in this document. | X |  |  |  |  |  |  |  | Section 3.2 of HRP Volume I states: A matrix has been established to show how the Program will comply with each of the requirements as called out in section 2.0 of the NPG. This matrix is documented in Appendix C of this Plan. As the Program matures, the traceability to actual sections of documents, Data Requirements, and Designs will be documented in Volume II of the HRP. |
| 1.5 The Program Manager shall: g. Ensure that issues, problems, and decisions regarding the specification and achievement of human rating are elevated to appropriate management levels using a formal management review process, with an emphasis on risk management. | X |  |  |  |  |  |  |  | The establishment of the Program Control Boards as indicated in Section 3.7 shows how decisions will be elevated to the appropriate management levels. This is further documented in the Risk Management Plan, OSP-PLAN-009; and the Configuration Management Plan, OSP-PLAN-040. |
| 1.5 The Program Manager shall: h. Establish and utilize a continuous tracking method for documenting and sustaining compliance with all human-rating requirements after initial human-rating certification. | X |  |  |  |  |  |  |  | Section 3.8 of HRP Volume I states: To maintain the certification, the System will be operated and maintained in an “as-certified” configuration. To sustain compliance with certification the OSP System will establish a tracking system to document the processing of system hardware and any modifications to hardware that may result from process improvements. |
| 1.5 The Program Manager shall: i. Use systems engineering, safety, health, and management approaches in which all aspects of design, development, fabrication, operations, maintenance, and disposal are considered in the human-rating process. This should be accomplished by utilization of tools such as failure modes and effects analyses, fault trees, hazard analyses, maintainability analyses, reliability predictions, human error analysis, and probabilistic risk assessments to identify, quantify, mitigate, and manage hazards. | X |  |  |  |  |  |  |  | This is addressed in the Safety and Mission Success Plan, OSP-PLAN-010, System Engineering Management Plan, OSP-PLAN-012, and the Program Plan, OSP-PLAN-005. These plans lay out the systems engineering, safety, health and management approaches for a human rated space flight system. |
| 1.5 The Program Manager shall: j. Demonstrate program compliance with the approved human-rating and verification plans to ensure the flight system certification is achieved and maintained. | X |  |  |  |  |  |  |  | This requirement is satisfied with the development and approval of the Human Rating Plan Vol. I & II; OSP-PLAN-022, and the System Verification Plan; OSP-PLAN-023. This will also include a variety of DRDs that dictate to the contractor the development of human rating documentation and verification plans. |
| 1.5 The Program Manager shall: k. Ensure that all records generated in the process of complying with this document are managed and dispositioned in accordance with NPG 1441.1, NASA Records Retention Schedules, latest revision. | X |  |  |  |  |  |  |  | This requirement is satisfied by the Data Management; OSP-PLAN-030 |
| 1.5 The Program Manager shall: l. Ensure that all performance data are archived to be available for recertification of program human rating. | X |  |  |  |  |  |  |  | This requirement is satisfied by the Data Management; OSP-PLAN-030 |
| Section 2.0 |  |  |  |  |  |  |  |  |  |
| 2.2.1 The space flight system shall be designed, built, inspected, tested, and certified specifically addressing the requirements for human rating as defined in this document. | X |  |  |  |  | X |  |  | This requirement shall be satisfied by a paragraph in the Statement of Work that will state: The Contractor shall design, build, inspect, test, and certify the System specifically addressing the requirements for human rating. And the development of this Human Rating Plan, OSP-PLAN-022 and the System Verification Plan, OSP-PLAN-023. |
| 2.2.2 The design of the space flight system shall address the aspects of human rating beginning in the formulation phase. | X |  |  |  |  | X |  |  | This requirement shall be satisfied by a paragraph in the Statement of Work that will state: The Contractor shall address the aspects of human rating beginning in the formulation phase. And the development of this Human Rating Plan, OSP-PLAN-022 and the System Verification Plan, OSP-PLAN-023. |
| 2.2.3 The space flight system design shall incorporate NASA Standard 3000, “Manned Systems Integration Standards” for all micro-gravity and zero-G human system interfaces including those required for on-orbit maintenance. | X |  |  |  | X | X |  | X | The document as written contains many items that are admittedly out of date and not applicable to the present Program. In order to have a better document to design from, the Program has chosen to perform the following steps: A Data Requirement Description in the Statement of Work that will state: The Contractor shall evaluate and tailor all applicable sections of NASA Standard 3000 as identified in appendix D. The Contractor shall document the evaluation of NASA Standard 3000 with justification or rationale for any requirement altered from the applicable document. And a requirement in section 4.0 that states: [HRR 100] Upon approval from the OSP Program, the System shall incorporate the (contractor) tailored NASA Standard 3000 document into the design of the system for all micro-gravity and zero-G human system interfaces including those required for on-orbit maintenance. |
| 2.2.4 The space flight system shall incorporate MIL STD 1472, DOD Design Criteria Standard – Human Engineering and NASA/TM-2002-210785, “Guidelines and Capabilities for Designing Human Missions”, for all flight human system interfaces utilized during ground processing, maintenance, and operations as tailored for a specific program. | X |  |  |  | X | X |  | X | The documents as written contain many items that are admittedly out of date or are not applicable to the present Program. In order to have a better document to design from, the Program has chosen to perform the following steps: A Data Requirement Description in the Statement of Work that will state: The Contractor shall evaluate and tailor all applicable sections of MIL STD 1472 and NASA/TM-2003-210785 as identified in appendix E. The Contractor shall document the evaluation of MIL STD 1472 and NASA/TM-2002-210785 with justification or rationale for any requirement altered from the applicable document. And a requirement in section 4.0 that states: [HRR 110] Upon approval from the OSP Program, the System shall incorporate the (contractor) tailored MIL STD 1472 and NASA/TM-2003-210785 documents into the design of the system for all flight human system interfaces utilized during ground processing, maintenance, and operations as tailored for a specific program. |
| 2.2.5 Crew habitability and life support systems shall comply with JSC 26882, “NASA Space Flight Health Requirements Document.” |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 130] Crew habitability and life support systems shall comply with JSC 26882, “NASA Space Flight Health Requirements Document.” A Medical Operations Requirements Document will be generated for the Program. The MORD will act as guidance to the contractor in development of the Level III System Specification. The Space Flight Health Requirements that were considered applicable to the program by the flight surgeons in JSC-SA have been incorporated into the System Requirements Document. |
| 2.3.1 The space flight system design, manufacture, and test shall comply with JSCM 8080.5, “JSC Design and Procedural Standards Manual”. |  |  |  |  | X | X |  | X | The document as written contains many items that are admittedly out of date and not applicable to the present Program. In order to have a better document to design from, the Program has chosen to perform the following steps: A Data Requirement Description in the Statement of Work that will state: The Contractor shall evaluate JPG 8080.5 for applicability to the design. The Contractor shall document the evaluation of JPG8080.5 with sound technical justification or rationale for any requirement altered from the applicable document. And the requirement in section 4.0 that states: [HRR 120] Upon approval from the OSP Program, the System shall incorporate the contractor tailored JPG 8080.5 document into the design of the system for design, manufacture, and test. |
| 2.3.2 The space flight system design, manufacture, and test should comply with applicable military and aerospace design standards. | X |  |  |  |  | X |  |  | An Applicable Documents List will be placed into the Statement of Work. This list will contain applicable military and aerospace design standards. The Program intends to perform tailoring on any applicable document to produce standards that are inline with the design of the OSP System. |
| 2.4.1 A comprehensive flight test program shall be completed to validate predicted flight environments, flight control characteristics, critical design parameters, preflight analysis, and analytical math models, to verify the safe flight envelope and to provide a performance data base prior to the first operational flight. | X | X |  |  |  | X | X |  | This requirement shall be satisfied by a Verification Data Requirement Description in the Statement of Work that will state: The Contractor shall complete a comprehensive flight test program to validate predicted flight environments, flight control characteristics, critical design parameters, preflight analysis, and analytical math models, to verify the safe flight envelope and to provide a performance database prior to the first operational flight. This is also stated in the System Verification Plan, OSP-PLAN-023 that is levied as a requirements document on the Contractor. |
| 2.4.2 A comprehensive flight test program shall be defined as either a flight test program conducted across the entire mission profile and/or a series of tests encompassing all elements of the mission profile under actual or high fidelity simulated conditions. | X | X |  |  |  | X | X |  | This requirement shall be satisfied by a Verification Data Requirement Description in the Statement of Work that will state: The Contractor shall define a comprehensive flight test program as either a flight test program conducted across the entire mission profile and/or a series of tests encompassing all elements of the mission profile under actual or high fidelity simulated conditions. This is also stated in the System Verification Plan, OSP-PLAN-023 that is levied as a requirements document on the Contractor.. |
| 2.5.1.1 In accordance with NPG 8715.3, “NASA Safety Manual,” latest revision, a systematic program for system safety and human health shall be established to identify, analyze, track, and eliminate or mitigate hazards throughout the lifetime of the program. | X |  |  |  |  | X |  |  | This requirement shall be satisfied by a Data Requirement Description in the Statement of Work that will state: The Contractor shall establish a systematic program for system safety and human health to identify, analyze, track, and eliminate or mitigate hazards throughout the lifetime of the program. The Program shall establish the systematic program for system safety and human health in the Safety and Mission Assurance Plan, OSP-PLAN-010. For System Safety, the Program has the responsibility for defining and controlling the system safety process. The contractor(s) has the responsibility for establishing their own processes, which feed the government defined processes. The program has the responsibility to provide oversight of the contractor’s implementation of institutional health and safety (i.e. OSHA). The contractor has the responsibility for their own institutional health and safety processes. |
| 2.5.1.2 If a hazard cannot be eliminated, the space flight system shall be designed to preclude the occurrence of a hazard or to negate or reduce the likelihood and effect of the hazard. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 300] If a hazard cannot be eliminated, the System shall be designed to preclude the occurrence of a hazard or to negate or reduce the likelihood and effect of the hazard. |
| 2.5.1.3 The program shall establish a rigorous health, safety and reliability process using qualitative and quantitative tools (e.g., Hazards Analysis, Fault Tree Analysis, Probabilistic Risk Assessment, Human Error Analysis and Failure Modes and Effects Analysis) for risk identification and control including a formal review process. | X |  |  |  |  | X |  |  | This requirement shall be satisfied by a Data Requirement Description in the Statement of Work that will state: The Contractor shall establish a rigorous health, safety and reliability process using qualitative and quantitative tools (e.g., Hazards Analysis, Fault Tree Analysis, Probabilistic Risk Assessment, Human Error Analysis and Failure Modes and Effects Analysis) for risk identification and control. The Program shall satisfy this requirement with the development of the Safety and Mission Assurance Plan, OSP-PLAN-010, the Risk Management Plan, OSP-PLAN-009, and the OSP System Reliability, Maintainability, and Supportability Plan, OSP-PLAN-011. |
| 2.5.2.1 Software safety shall be an integral part of the overall system safety and software development efforts associated with human rated space flight systems. | X |  |  |  |  | X |  |  | This requirement shall be satisfied by a Data Requirement Description in the Statement of Work that will state: The Contractor shall make software safety an integral part of the overall system safety and software development efforts associated with human rated space flight systems. The Program shall satisfy this requirement with the development of the Safety and Mission Assurance Plan, OSP-PLAN-010, the Risk Management Plan, OSP-PLAN-009, and the OSP System Reliability, Maintainability, and Supportability Plan, OSP-PLAN-011. |
| 2.5.2.2 The requirements in NASA Standard 8719.13A, “Software Safety NASA Technical Standard,” or equivalent, shall be followed to implement a systematic approach to software safety as an integral part of the overall system safety program. | X |  |  |  |  | X |  | X | This requirement shall be satisfied by Data Requirement Descriptions in the Statement of Work: DRDs that support software development and safety are as followed: SW-IDD: Interface Design Description SW-IRD: Interface Requirements Specification SW-SCMP: Software Configuration Management Plan SW-SDD: Software Design Description SW-SDP: Software Development Plan SW-SPS: Software Product Specification SW-SRS: Software Requirements Specification SW-STD: Software Test Description SW-STP: Software Test Plan Software Quality Assurance Plan following DRDs are: SW-MSMR: Mission Software Metrics Report (in the works) SW-STR: Software Test Report SW-SUM: Software User Manual SW-SVD: Software Version Description The Program shall satisfy this requirement with the development of the Safety and Mission Success Plan, OSP-PLAN-010. |
| 2.5.3.1 All human rated space flight systems shall be designed so that no two failures shall result in permanent disability or loss of life. |  |  | X |  | X |  |  |  | The Program felt that the requirement in section 2.5.3.3 is a continuation of this requirement and has added it to the existing requirement. The resultant requirement is in section 4.0 of this Plan and is tailored as follows, which satisfies the intent. [HRR 500] The System shall be designed so that no two failures shall result in permanent disability or loss of life, unless it can be demonstrated to the Program that: 1) Two-failure tolerance is either impractical or negatively impacts overall system reliability, and 2) Test data, hazard analyses, and comprehensive risk analyses together provide certainty that the system will have a very high reliability without two-failure tolerance. |
| 2.5.3.2 All human rated space flight systems shall be designed so that neither two human errors during operation or in-flight maintenance nor a combination of one human error and one failure shall result in permanent disability or loss of life. |  |  | X |  | X |  |  |  | The Program felt that the requirement in section 2.5.3.4 is a continuation of this requirement and has added it to the existing requirement. The resultant requirement is in section 4.0 of this Plan and is tailored as follows, which satisfies the intent. [HRR 510] The System shall be designed so that neither two human errors during operation or in-flight maintenance nor a combination of one human error and one failure shall result in permanent disability or loss of life, unless it can be demonstrated to the Program that: 1) Error prevention is either impractical or negatively impact overall system reliability, and 2) Test data and comprehensive risk analyses together provide certainty that the system will provide personnel with the capability to detect and recover from errors prior to significant injury or death. |
| 2.5.3.3 The program shall consider tailoring requirement 2.5.3.1 if: 1) It can demonstrate that two-failure tolerance is either impractical or negatively impacts overall system reliability, and 2) Test data, hazard analyses, and comprehensive risk analyses together provide certainty that the system will have a very high reliability without two-failure tolerance. |  |  |  |  | X |  |  |  | Requirement 2.5.3.1 has been tailored to include the intent of this requirement. The resultant text is found in [HRR500] |
| 2.5.3.4 The program shall consider tailoring requirement 2.5.3.2 when: 1) Error prevention has been demonstrated to be either impractical or negatively impact overall system reliability, and 2) Test data and comprehensive risk analyses demonstrate that the system will provide personnel with the capability to detect and recover from errors prior to significant injury or death. |  |  |  |  | X |  |  |  | Requirement 2.5.3.2 has been tailored to include the intent of this requirement. The resultant text is found in [HRR510] |
| 2.5.3.5 All human rated space flight systems shall be designed so that the interaction of the components operating as specified (including software) does not result in a permanent disability or loss of life. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 530] The System shall be designed so that the interaction of the components, operating as specified (including software), does not result in a permanent disability or loss of life. |
| 2.5.3.6 Emergency systems (e.g., fire suppression, crew escape) shall not be considered to satisfy failure tolerance requirements; however, these systems may be utilized in evaluation of failure mitigation and in reducing probability of loss of life. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 520] The System shall not consider emergency systems (e.g., fire suppression, crew escape) as a method to satisfy failure tolerance requirements. Therefore, no two failures (as defined in HRR500) shall preclude the crew’s safe return to earth inside the spacecraft. However, these emergency systems may be utilized in evaluation of failure mitigation and in reducing probability of loss of life. It is also understood that although crew escape cannot be considered a leg of redundancy, abort can be used as one of the legs against loss of life and permanent disability. |
| 2.5.3.7 As a defense against common cause failure, use of dissimilar redundancy shall be assessed in the design of critical functions. |  |  |  |  |  | X |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 540] The System shall assess the use of dissimilar redundancy in the design of critical functions, As a defense against common cause failure. The Program shall review the results to ensure that a proper assessment has been completed by the Contractor. |
| 2.5.4.1 As part of the design process, program management (with approval from the CHMO, AA for OSF and AA for SMA) shall establish, assess, and document the program requirements for an acceptable life cycle cumulative probability of safe crew and passenger return. This probability requirement can be satisfied through the use of all available mechanisms including nominal mission completion, abort, safe haven, or crew escape. |  |  | D |  |  |  |  |  | This flows out of the existing Level 1 requirements and are calculated on a per mission basis. The contractor will have to show that they meet the number determined from Level 1 PRA requirement. This requirement has been flowed into the Level II SRD as 1/400 for crew transfer and 1/800 for crew rescue. The Program will be assessed against the Level I requirements through metrics defined in the Mission Assessment Plan, OSP-PLAN-006. |
| 2.5.4.2 The cumulative probability of safe crew and passenger return shall address all missions planned for the life of the program, not just a single space flight system for a single mission. |  |  | D |  |  |  |  |  | The Level 1 requirement dictates on a per mission basis for calculation of probability of risk. |
| 2.5.4.3 A systems engineering model to estimate and allocate component, subsystem, and human reliability factors shall be developed, maintained, and used throughout the development of the system. | X |  |  |  |  | X |  |  | This requirement shall be satisfied by a Data Requirement Description in the Statement of Work that will state: The Contractor shall develop and maintain a systems engineering model to estimate and allocate component, subsystem, and human reliability factors and use this model throughout the development of the system. |
| 2.5.4.4 All critical flight systems shall be designed to provide an indication of a failure of a critical system/component, including fault detection and isolation, and the means to preclude a catastrophic safety risk to the flight crew. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 600] The System shall provide an indication of a failure of a critical system/component, including fault detection and isolation, and the means to preclude a catastrophic safety risk to the flight crew for all critical flight systems. |
| 2.5.4.5 All space flight systems shall be designed to assure accessibility to vital equipment involved in immediate and follow-up action to effect emergency recovery of the space flight system, such as, but not limited to spacecraft compartment pressurization, life support, and emergency systems. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 610] The System shall assure accessibility to vital equipment, such as, but not limited to, spacecraft compartment pressurization, life support, and emergency systems, necessary for the space flight system to recover from an emergency situation. The requirements as stated was difficult to understand. It has been reworded to meet the intent of the requirement in the NPG. |
| The capability for rapid crew and occupant egress shall be provided during all pre-launch activities. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 700] The System shall provide the capability for rapid crew and ground personnel egress during all pre-launch activities. An additional requirements was added for post landing. [HRR 740] The System shall provide the capability for rapid crew egress post landing. |
| The capability for crew and occupant survival and recovery shall be provided on ascent using a combination of abort and escape. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 710] The System shall provide the capability for crew survival and recovery, from the time the hatch is closed on the launch pad until a safe, sustainable (min24 hours) orbit is achieved, using 1. A combination of abort and crew escape, or 2. Abort, provided that during the return phase of an ascent abort, the spacecraft is capable of returning the crew safely to Earth without active attitude control and this capability is not used to meet the failure tolerance requirements. Rationale: HRP 710 differs from the NPG requirement for the following reasons: 1. The NPG requirement refers to “ascent”. The HRP requirement includes the vehicle on the pad with the crew inside (more stringent). The HRP interprets the end of ascent as the vehicle safely on orbit (most stringent possible interpretation). 2. Since the OSP spacecraft will launch on an ELV, the primary concern on ascent is to ensure that the crew will survive a booster malfunction/failure. This can be accomplished by separating the spacecraft from the booster (abort) or by separating the crew from spacecraft and booster (crew escape). Separating the spacecraft from the booster (abort) on the launch pad or early in the ascent phase will require some type of separation system (e.g. escape tower, separation motors, etc). While this is technically not “crew escape”, it meets the intent of the NPG escape requirement. Once the spacecraft has separated from the booster, it is preferable for the crew to remain in the spacecraft (protected from the environment) to take advantage of the vehicle failure tolerance capability. If the spacecraft can safely return the crew to earth on an uncontrolled trajectory (passive return), there is no compelling reason for the crew to leave the spacecraft. The landing deceleration system for this type of spacecraft must have fault tolerance for the nominal return mission and offers more protection than an escape system, which requires zero fault tolerance. Also, since the passive return capability may not be used to meet fault tolerance requirements, the crew is provided an additional level of protection that covers the entire return envelope (unlike many escape systems). Therefore, a spacecraft with passive return capability is inherently safer than a vehicle that relies on crew escape for the uncontrolled re-entry scenario. |
| The capability for crew and occupant survival and recovery shall be provided during all other phases of flight (including re-entry and landing) using a combination of abort and escape, unless comprehensive safety and reliability analyses indicate abort and escape capability is not required to meet crew survival requirements. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirements in Section 4.0 of this Plan which state: [HRR 720] The System shall provide the capability for crew survival and recovery during re-entry and landing using, 1. A combination of abort and crew escape, or 2. Abort, provided that during re-entry, the spacecraft is capable of returning the crew safely to Earth without active attitude control and this capability is not used to meet the failure tolerance requirements. [HRR 730] Crew survival and recovery during the unmated orbit phase (not mated to ISS) shall be provided by the capability for the crew, acting autonomously, to rapidly target and execute a de-orbit burn to a safe landing site somewhere on the Earth. Rationale: HRP 720 is more stringent than the corresponding NPG requirement, which allowed for abort / escape to be eliminated by analysis. |
| Determinations regarding escape and abort shall be made based upon comprehensive safety and reliability analyses across all mission profiles. | X |  |  |  |  | X |  |  | This requirement shall be satisfied by a Data Requirement Description in the Statement of Work that will state: The Contractor shall make determinations regarding escape and abort based upon comprehensive safety and reliability analyses across all mission profiles. The Program will review the results of the DRD submittal to ensure that the Contractor has completed a proper assessment and approve the assessment upon satisfaction that the data and results are accurate and complete. |
| 2.7 Any flight termination system (e.g., range safety system) for human rated launch vehicles shall include design features (e.g., thrust termination), which allow sufficient time for safe human escape prior to activation of the destruct system. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 800] For flight termination, the System shall include design features, which allow sufficient time for safe abort or crew escape prior to termination activation.. This is also captured in the ELV to OSP Interface Definition Document, LSP-OSPDEV-001 |
| 2.8.1 Space flight systems operations in proximity to or docking with a human space flight system shall comply with joint system requirements (both space flight and operational). | X |  |  |  | X | X |  |  | The development of the SSP 50677, “ISS/OSP IRD” will satisfy this requirement. The document is an agreement of interfaces, both technical and operability, between the OSP and ISS Programs. This IRD then forms a part of the Level II requirements set. |
| 2.8.2. The autonomous approaching vehicle shall permit safety-critical commanding from the human space flight system, including the abilities to station-keep, separate, and breakout from the proximity operations at any time, without violating the design and operational requirements of the human space flight system. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 900] At a safe distance within the ISS approach ellipsoid, the autonomously approaching spacecraft shall permit safety-critical commanding from the ISS, including the abilities to station-keep, separate, and breakout from the proximity operations at any time, without violating the design and operational requirements of the ISS. |
| 2.8.3 Designs shall provide a manual capability to monitor and conduct proximity operations, docking, and undocking. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 910] The System shall provide a manual capability to monitor and conduct proximity operations, docking, and undocking. |
| 2.9.1 The program shall identify and document, in the Human Rating Plan, a specific set of critical functions to ensure human safety during each phase of the mission. | X |  |  |  |  | X |  |  | This requirement shall be satisfied by a Data Requirement Description in the Statement of Work that will state: The Contractor shall identify and document critical functions to ensure human safety during each phase of the mission. The Program Office shall review the contractor provided list and document it in the second volume of the HRP. |
| 2.9.2 The program shall incorporate critical functions, defined in the human rating plan, into the design documentation prior to PDR. | X |  |  |  |  | X |  |  | This requirement shall be satisfied by a Data Requirement Description in the Statement of Work that will state: The Contractor shall document critical functions into the design prior to PDR. The Program shall assure that the critical function have been incorporated into the design at PDR. |
| 2.10.1 A crew station, or equivalent capability, shall be provided to allow the crew to monitor and operate the vehicle appropriate to the flight phase, system, and function. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 1100] The crew shall be provided the capability to monitor and operate the vehicle appropriate to the flight phase, system, and function. |
| 2.10.2 The space flight system shall provide the flight crew and ground crew with insight into vehicle performance, and the capability for flight crew and ground crew intervention appropriate to the flight phase, system, and function. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirements in Section 4.0 of this Plan which states: [HRR 1110] The System shall provide the capability to monitor its health and status for all phases of operations. [HRR 1120] The System shall have the capability to assess and identify degradation(s) requiring an action. [HRR 1130] The System shall provide onboard health and status to the spacecraft crew. [HRR 1140] The System shall provide health and status to the control center(s). [HRR 1150] The system shall allow crew and ground intervention into vehicle performance appropriate to the flight phase, system, and function. “Insight” is unverifiable. Plus the requirement as written contains multiple independent requirements. The requirement has therefore been separated and captured in the 5 requirements stated. While attached, the health and status data will include both the spacecraft and the ELV. |
| 2.10.3 The space flight system shall provide feedback for all human commands to the flight crew and, where applicable, ground crew. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 1160]The system shall provide feedback of crew commands to the crew and the ground. The Contractor will exploit forever the word “all”. It is far too open and unverifiable. The above requirement narrows the scope to what the intent of the requirement is. |
| 2.10.4 The space flight system shall provide the flight crew with the capability to reverse or correct inputs where feasible. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 1170]The space flight system shall provide the crew with the capability to reverse or correct inputs where feasible. |
| 2.10.5.1a The control of vehicle flight path and attitude, during dynamic phases of flight such as ascent and entry, shall be provided by independently developed and redundant software systems. |  |  |  |  |  | X |  | X | This requirement has been allocated to Level III per the rationale in Appendix F. |
| 2.10.5.1.b The crew shall have the capability to select between two independently developed versions of flight control software systems during flight. |  |  |  |  |  | X |  | X | This requirement has been allocated to Level III per the rationale shown in 2.10.5.1.a. |
| 2.10.5.1.c On orbit and during entry, manual control of vehicle flight path and attitude shall be provided, where vehicle structural, thermal, and performance margins allow. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 1200] For missions where the spacecraft is crewed, the System shall provide the capability for manual control of the vehicle flight path and attitude, during orbit, re-entry and landing, where vehicle structural, thermal, and performance margins allow. |
| 2.10.5.1.d On ascent, manual control of the vehicle flight path and attitude shall be provided where vehicle structural, thermal, and performance margins allow. |  |  | T |  |  |  |  | X | The Program will tailor out this requirement for implementation in the primary ELV control system. The Level I Operations concept has required that ELVs will be used for the ascent stage of the OSP System. However, this capability will be studied in combination with the other proposed modifications to ELV in an ELV Safety Study. Rationale: Ref: Launch Services Program Office Document, “Impacts To Existing ELV Designs Due To NPG 8705.2, Requirement 2.10.5.1d – Manual Control on Ascent” dated 7 August 2003 (NASA Internal Use Only) Based on the reference paper, the OSP Program has concluded that modifications to the ELV to provide ascent manual control would increase overall risk to human safety. This conclusion is based on the following logic: 1. The modification (scenario ‘a’ is considered the only feasible implementation) would require a redesign of the ELV flight computer software, a new autopilot mode within that software, and a hardware modification to the flight computer. [Ref. Scenario (a), Paragraph 3 & 5.] The ELV flight computer software interface between ELV guidance and ELV autopilot would be modified to provide a "disconnect" capability that would effectively disable the ELV guidance output commands to the ELV autopilot. There is no history of implementing this type of modification on either ELV family. Implementation will be highly intrusive to the existing software architectures. ELV flight software programs are designed as tightly integrated systems of interdependent function based code elements. These programs have evolved into highly optimized designs tailored to meet the demands of real-time flight and constraints of avionics hardware. Specifically Atlas Guidance provides outputs to flight event sequencing, booster throttle control, propellant utilization, antenna selection, and steering interface. Two code elements, steering interface and attitude error, perform front-end data management for the autopilot. Powered phase autopilot receives simultaneous inputs from flight sequencing, propellant utilization, and engine controller. Outputs are cascaded through a series of code elements to select target hardware, implement command formatting and coordinate timing. Introduction of an alternate command path within such a highly interdependent system will pose significant challenges and introduce risk points to nominal operation. While the degree of integration within the flight software differs significantly between the existing ELV providers the net difficulty is comparable. {This means that the guidance and autopilot functions are tightly coupled in the software. Separating the two functions is a fundamental change to the software structure. The disconnect feature would require a signal from the spacecraft (hardware) into the flight computer.} The rate and attitude data that the pilot uses to guide the vehicle must be the same as that used by the autopilot. For this reason, IMS synchronization data must be sent from the launch vehicle IMS to the OSP flight computer. This data consists of body rate and attitude information that is displayed to aid the pilot in flying the vehicle. {However, level 1 handling qualities can not be achieved with this type of autopilot. At a minimum, a rate command mode of the autopilot would have to be developed. This results in more “unique” ELV flight control software.} 2. This redesign would result in a unique OSP software configuration that would negate the flight experience of the heritage software. 3. This unique software configuration would not benefit from continued improvements (hardware and software) to the ELV flight control system driven by the DOD customers. 4. The manual control implementation described in the reference paper (scenario a) protects for only one very specific failure - a problem in the guidance output to the autopilot. Furthermore, all the software, including the guidance module, must continue to function “normally” except for the guidance commands to the autopilot. [Ref. Scenario (a), Paragraph 1.] All existing ELV avionics hardware and software function properly throughout the entire flight. The capability of the spacecraft to successfully steer the ELV to a new target is entirely dependent upon the ELV sub-systems to continue operating. This scenario does not in any way address any capability of the spacecraft to successfully take control of a failed ELV avionics sub-system. This capability only addresses the capability of the spacecraft to take control of a properly functioning ELV that is steering properly to an undesired target (possibly due to some human or system error during pre-launch flight-constant test and check-out). 5. Given the ability to independently verify guidance targets and algorithms prior to launch, the risk mitigated by manual control capability is extremely small and does not justify the loss of a proven flight control software system and the future advantages of commonality with the DOD customers. |
| 2.10.5.2.a The design shall allow the human operator to override higher-level software and automation (e.g., configuration change, mode change, etc.), and the transition from software/automation to manual control will not adversely impact vehicle safety. |  |  |  |  | X |  |  |  | This requirements will be satisfied by the requirement in Section 4.0 of this Plan which state: [HRR 1210] The system shall provide the capability for human override of spacecraft software and automation. [HRR 1215] The system shall not adversely impact vehicle safety when transitioning from software automation to manual control |
| 2.10.5.3.a The space flight system shall be designed to provide the capability to the crew to monitor and control the vehicle functions critical for safety of flight. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirements in Section 4.0 of this Plan which states:: [HRR 1110] The System shall provide the capability to monitor its health and status for all phases of operations. [HRR 1120] The System shall have the capability to assess and identify degradation(s) requiring an action. [HRR 1130] The System shall provide onboard health and status to the crew. [HRR 1140] The System shall provide health and status to the control center(s). [HRR 1220] The System shall provide the crew the capability for control of vehicle functions critical for safety of flight. |
| 2.10.5.3.b The space flight system shall provide the capability to the crew to monitor and control sub-systems that directly interface with the crew and, therefore, could impact crew effectiveness. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 1230] The System shall provide the crew with the capability to monitor and control the habitable environment. Rationale: The requirement as written was too vague to adequately verify. The present requirement still meets the intent of the requirement but narrows the scope to those areas defined by the NPG. The habitable environment includes life support, lighting, and communications controls that are needed to provide the crew with the appropriate environment to perform required tasks to ensure human safety. |
| 2.10.5.4.a The flight crew shall be able to select and initiate abort modes. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 1240] The system shall provide the crew the capability to select and initiate abort modes. |
| 2.10.5.5.a The flight crew shall be able to initiate the escape sequence. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 1250] The crew shall have the capability to initiate the escape sequence. |
| 2.10.5.5.b The ground crew shall be able to disarm the escape system by some mechanical means (pin, handle, lever lock, etc.) which guarantees the system is safe. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 1260] The System shall provide ground personnel with a capability to safe the crew escape system. |
| 2.10.5.5.c The flight crew shall be able to disable/inhibit the automated initiation of the crew escape system. |  |  |  |  | X |  |  |  | This requirements will be satisfied by the requirement in Section 4.0 of this Plan which state: [HRR 1270] The crew and launch/mission control teams shall be provided with the capability to disable/inhibit and re-enable the automated initiation of the abort and crew escape systems. [HRR 1275] The System shall provide the crew with the capability to safe and arm the crew escape system while suited and restrained in the launch and reentry positions. |
| 2.10.5.5.d The flight crew should be able to override automatic initiation sequences. |  |  |  |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 1280] The crew shall be able to override automatic initiation sequences. |
| 2.10.6 The safety of the flight crew shall not depend on communication with or real-time support from the ground and other space flight systems. |  |  | D |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 1290] The safety of the crew shall not depend on communication with or real-time support from the ground or ISS. Rationale: The exclusion of “other space flight systems” is a tremendous design driver to put additional systems on board the spacecraft to determine it’s own location since GPS Satellites are also considered “space flight systems”. |
| 2.10.7 Flight crew interactions with interfaces and all tasks required of the flight crew shall be designed to meet a workload rating of 3 or better on the Bedford Workload scale, or the Modified Cooper-Harper Scale, or equivalent, workload scales used to evaluate flight crew workload. |  |  |  |  | X |  | X |  | This requirement will be satisfied by the verification requirement in Section 4.0 of this Plan which states: [HRR 1300] Crew interactions with interfaces and all tasks required of the flight crew shall be designed to meet a workload rating of 3 or better on the Bedford Workload scale (Figure 4-1), or the Modified Cooper-Harper Scale, or equivalent, workload scales used to evaluate flight crew workload. |
| 2.10.8 During periods of human-in-the-loop flight path and attitude control, the vehicle shall exhibit Level I handling qualities as defined by the Cooper-Harper Rating Scale, or equivalent. |  |  |  |  | X |  | X |  | This requirement will be satisfied by the verification requirement in Section 4.0 of this Plan which states: [HRR 1310] During periods of human-in-the-loop flight path and attitude control, the vehicle shall exibit Level I handling qualities as defined by the Cooper-Harper Rating Scale, or equivalent. |
| 2.10.9 Human factors engineering shall be applied to the flight human-system interfaces for ground personnel and flight crew to ensure the system will operate within human performance capabilities. |  |  |  |  |  | X |  |  | This requirement shall be satisfied by a Paragraph in the Statement of Work that will state: Human factors engineering shall be applied to the human-system interfaces for ground personnel and crew. A human engineering team will be implemented to ensure the system shall operate within human performance capabilities and provide for a habitable environment for all mission phases. This will also be satisfied by the requirements for NASA-STD-3000 and MIL-STD-1472 and the following DRs. OSP DRD HE-001 Human Engineering Plan OSP DRD HE-006 HE System Analysis Report OSP DRD HE-007 HE Design Approach – Operator (Onboard and Ground based) OSP DRD HE-008 HE Design Approach – Maintainer (Ground and In-flight) OSP DRD HE-009 HE Critical Task Analysis Report |
| 2.10.10 The overall system and mission design, including task design, procedures, and scheduling, shall not adversely affect the ability of the crew to successfully operate the spacecraft. | X |  |  |  | X |  |  |  | This requirement will be satisfied by the requirement in Section 4.0 of this Plan which states: [HRR 1320] The overall system and mission design, including task design, procedures, and scheduling, shall not adversely affect the ability of the crew to successfully operate spacecraft systems requiring human interaction. The Program will aid in the development of operational tasks, procedures, and scheduling to fit within the abilities of the crew. This will be accomplished within the human engineering and mission planning elements of the Program. |
| 2.10.11 Human performance criteria and system usability requirements shall be established to assure crew safety. | X |  |  |  |  | X |  |  | This requirement shall be satisfied by a Data Requirement Description in the Statement of Work that will state: The Contractor shall establish human performance criteria and system usability requirements to assure crew safety. The Program has established additional requirements in the System Requirements Document, MSFC-RQMT-3363 and this Human Rating plan, OSP-PLAN-022 that encompass human performance criteria and system usability to assure crew safety. The Safety and Mission Success Plan, OSP-PLAN-010 also contains information on how the Program will assure crew safety. |
| 2.11.1. The program shall verify space flight systems reliability and safety by test and analysis at the integrated system level prior to the first flight with humans on board. |  | X |  |  |  |  |  |  | This requirement is satisfied by the System Verification Plan, OSP-PLAN-023. The plan calls for several atmospheric tests and a minimum of two orbital tests without crew on-board. One test will be designed to rendezvous and mate with the ISS. |
| 2.11.2 The program shall develop and implement a formal process to maintain the human rating certification for the life of the program. | X |  |  |  |  |  |  |  | A Certificate of Flight Readiness (CoFR) Process document will be developed that includes the process to maintain the human rating certification. This will also contain how each flight test is certified and the reviews that lead up to the certification. This plan will be developed prior to CDR. |
| 2.11.3. Structured usability testing with crew involvement shall be completed to verify that the system design meets the required human performance criteria during system operation, maintenance, and control. | X | X |  |  |  | X | X |  | This requirement is satisfied in the System Verification Plan, OSP-PLAN-023. |
| 2.11.4.1 The performance, security, and reliability of all critical software across the entire flight envelope, as well as mission functions, modes and transitions, shall be tested, verified, and validated . | X | X |  |  |  | X | X |  | This requirement is satisfied in the System Verification Plan, OSP-PLAN-023. |
| 2.11.4.2 The testing facility shall use a flight-equivalent avionics test-bed operating in a real-time, closed-loop test environment. | X | X |  |  |  | X | X |  | This requirement is satisfied in the System Verification Plan, OSP-PLAN-023. |
| 2.11.4.3 Ground software shall be tested on the computer platforms that will be used to support flights. | X | X |  |  |  | X | X |  | This requirement is satisfied in the System Verification Plan, OSP-PLAN-023. |
| 2.11.4.4 The development of all flight and ground software should comply with aerospace software development standards, such as IEEE/EIA 12207 – Information Technology, Software Life-cycle Process (12207.0 – S/W Life-cycle Processes, 1207.1 – Life-Cycle Data, and 12207.2 – Implementation Considerations). |  |  |  |  |  | X |  |  | The Contractor System Specification will contain applicable documents that will be evaluated by the Program and any additions that are necessary for support of flight and ground software will be levied on the contractor at the System Definition Review. |
| 2.11.4.5 The program shall confirm the integrity of the software design and testing process via independent verification and validation methods (NPD 8730.4 “Software Independent Verification and Validation (IV&V) Policy.”). | X | X |  |  |  |  |  |  | This requirement is satisfied in the System Verification Plan, OSP-PLAN-023. |
| 2.11.4.6 The program shall verify that the critical functions defined in the human rating plan have been implemented in the design at CDR. | X | X |  |  |  |  |  |  | The Program shall verify that critical functions defined in the human rating plan have been implemented in the design at CDR. Volume II of the HRP will detail the various tasks that will be performed to verify this requirement. |
| Section 3.0 |  |  |  |  |  |  |  |  |  |
| 3.1.2.2 Sustaining Certification - To maintain certification, the space flight system must be operated and maintained in the "as-certified" condition. The length of a certification shall be documented in the program's Human-Rating Plan. |  |  |  |  |  |  |  |  | This is documented in Section 3.8 of HRP Volume I |
| 3.1.2.3 Recertification - If the space flight system undergoes major modifications or any changes to mission or environment, the program manager must update the human-rating plan and identify all the changes that impact system risk. The updated information must be submitted to the AA for OSF, and the vehicle must be recertified prior to flight. |  |  |  |  |  |  |  |  | This is documented in Section 3.8 of HRP Volume I |
| 3.3.3 All programs shall demonstrate compliance with these human-rating requirements and obtain certification from the AA for OSF prior to first operational flight and first flight with humans onboard. |  |  |  |  |  |  |  |  | This is documented in Section 3.8 of HRP Volume I |
| 3.3.4 All programs shall develop a process to ensure compliance throughout the life of the program. |  |  |  |  |  |  |  |  | This is documented in Section 3.8 of HRP Volume I |

# Appendix D:  NASA Standard 3000 Applicability Matrix

| MSIS Sections / Titles | Applicable? | Alternatives/Comments |
| --- | --- | --- |
| Section 2 - General Requirements | Y |  |
| Section 3 - Anthropometry & Biomechanics | Y | Use MSIS section 3 as is with the following exceptions: * 5th percentile Japanese female data is not included in this section. For this data, see “Japanese body size data, 1992-1994”, Research Institute of Human Engineering for Quality Life, Dokita-Daibiru Bldg. 3F, 2-5, 1-choume, Dojima, Kita-ku, Osaka 530-0003 JAPAN, TEL:+81-6-6346-0234, FAX:+81-6-6346-0456, http://www.hql.jp/ * Data in this section is for non-suited crew and does not address crew wearing a Launch and Entry Suit (LES) as required to be addressed by OSP Level II System Requirements Document (SRD), para. 3.3.1, Human Engineering/Human Performance * Data focuses on zero-g and does not address gravitational acceleration conditions during launch and entry |
| Section 4 - Human Performance Capability | Y | Use MSIS section 4 as is with the following exceptions: * 4.9.3, Strength: * Strength data for 5th percentile Japanese females is not included and is not available * Data in this section is for non-suited crew and does not address crew wearing a Launch and Entry Suit (LES) as required to be addressed by OSP Level II System Requirements Document (SRD), para. 3.3.1, Human Engineering/Human Performance * Data focuses on zero-g and does not address gravitational acceleration conditions during launch and entry * Use MSIS section 4.11.3, Effects of Deconditioning, as is with the following exception: * Add ", ill or injured" to "deconditioned" |
| Section 5 - Natural & Induced Environments | Y | Use MSIS section 5 as is with the following exceptions: * Replace MSIS section 5.1.3.1.a, Atmosphere Environment, beginning with, "Concentrations of atmospheric contaminants...", with Shuttle Medical Operations Requirements Document (MORD) (JSC 13956, Rev. H), paras. 4.2, "Atmosphere", & 4.3, "Microbiology", and ISS MORD (SSP 50260), paras. 5.3, "Air Quality", & 5.4, "Microbiology" * 5.1.3.1.d, ECLSS: Remove "EVA support" * Replace entire MSIS sections 5.1.3.2 and 5.1.3.4, Atmosphere Monitoring, with Shuttle MORD (JSC 13956, Rev. H), paras. 4.2, "Atmosphere", & 4.3, "Microbiology", and ISS MORD (SSP 50260), paras. 5.3, "Air Quality", & 5.4, "Microbiology" * 5.1.3.5, Baro-Thermal Monitoring: N/A * 5.3.3.1 & 5.3.3.2, Linear & Rotational Acceleration: Replace MSIS sections with MSFC-RQMT-3360, "OSP Level II System Requirements Document (SRD)", para. 3.2.1.11, Acceleration Environment |
| Section 6 - Crew Safety | Y |  |
| Section 7 - Health Management | Y | Use MSIS section 7 as is with the following exceptions: * Replace MSIS Section 7.2.2.3.1, Food Design Requirements with the Dietary Reference Intakes for Energy, Carbohydrate, Fiber, Fat, Fatty Acids, Cholesterol, Protein, and Amino Acids, dated September 5, 2002, available from the Institute of Medicine, National Academy of Sciences, Washington DC * Use MSIS section 7.2.2.3.2, Potable Water, as is with the following exceptions: * 7.2.2.3.2.a, Quality: Replace with Shuttle Medical Operations Requirements Document (MORD) (JSC 13956, Rev. H), paras. 4.1, "Water Quality", & 4.3, "Microbiology". If water system interfaces with ISS, also use ISS MORD (SSP 50260), paras. 5.2, "Water Quality Specifications", & 5.4, "Microbiology". Additional ground-based requirements for potable water are in the Space Shuttle Specification, "Fluid Procurement and Use Control", SE-S-0073, Rev. G * 7.2.2.3.2.d.1, Cold Water: N/A * 7.2.2.3.2.d.3, Hot Water: N/A * 7.2.3.3.3, Exercise Counter Measures: N/A * Use MSIS section 7.2.4.3, Sleep, as is with the following exception: * 7.2.4.3.a, Sleep Facilities: Delete paranthetical reference to Paragraph 10.4, Crew Quarters * Use MSIS section 7.2.5.3, Personal Hygiene, as is with the following exceptions: * 7.2.5.3.1.c, Hair Grooming: N/A. * 7.2.5.3.4, Whole Body Cleansing: N/A. * 7.2.5.3.5, Clothing & Equipment Cleaning: Change, "clean clothing and other washable items, including bedding and linens, over the duration of the mission" to "clean clothing over the duration of the mission". Also delete paranthetical reference to Paragraph 10.10.3, Laundry Facility * 7.2.5.3.6, Personal Hygiene Water: N/A * Use MSIS section 7.2.7.3, Routine Health Monitoring, as is with the following exceptions: * 7.2.7.3.1, Routine Crew Health Monitoring: N/A * 7.2.7.3.2, Water Quality Monitoring: Replace with Shuttle Medical Operations Requirements Document (MORD) (JSC 13956, Rev. H), paras. 4.1, "Water Quality", & 4.3, "Microbiology". If water system interfaces with ISS, also use ISS MORD (SSP 50260), paras. 5.2, "Water Quality Specifications", & 5.4, "Microbiology" * 7.2.7.3.3, Environmental Monitoring: Replace with Shuttle MORD (JSC 13956, Rev. H), Chapter 4, "Environmental Health", and ISS MORD (SSP 50260), Chapter 5, "Environmental Health" * Use MSIS section 7.3.3, Medical Care, as is with the following exceptions: * 7.3.3.1, General: Change "facility" to "system". Delete "preventive, diagnostic, and" and paranthetical reference to section 10.9 * 7.3.3.2, Prevention: N/A * 7.3.3.3, Diagnostic: N/A * 7.3.3.4, Treatment: Change "facility" to "system". Delete "anticipated" and "In the event an illness or injury is not treatable at the module". * Use MSIS section 7.4.3, Crew Survival, as is with the following exception: * 7.4.3.1, Medical Kit: Replace entire section with "The vehicle shall provide an emergency medical kit." |
| Section 8 - Architecture | Y | Use MSIS Section 8 as is with the following exceptions: * 8.6.3.2, Habitable Volume: Last sentence, "Design shall permit…growth…" is N/A * 8.12.3.2, Decor Flexibility: N/A * 8.13.3.1, Illumination Levels: EVA references are N/A * 8.13.3.5, Medical Lighting: N/A |
| Section 9 - Workstations | Y | Use MSIS Section 9 as is with the following exceptions: * 9.2.5.2.2, Maintenance Area: N/A. * 9.4.4.3.1.1.b.1, Annunciation: Change "For the emergencies identified those tones shall be: a)…b)…c)…" to "For the emergencies identified those three emergency tones shall be audibly distinct from each other and from Class 2 and 3 tones." * 9.4.4.3.1.2.b.1, Annunciation: "The tone shall be a 50% duty cycle square wave...for equal durations at 2.5 Hz +/- 10%" is N/A. * 9.6, User-Computer Interaction: Replace MSIS section 9.6 with MIL-STD-1472F, section 5.14 User-computer interface. |
| Section 10 - Activity Centers | Y | Use MSIS section 10 as is with the following exceptions: Overall: Use of the word "facility" shall either be deleted or replaced with "system" or "capability" as appropriate * 10.2.3.2, Whole Body Cleansing: N/A * 10.2.3.4, Hair Cutting: N/A * 10.3.3.1.c, Ease of Urination: N/A * 10.3.3.1.d, Number of Facilities: N/A * 10.4, Crew Quarters: N/A * 10.5, Galley & Wardroom: Use of the word "galley" shall be interpreted to mean "food preparation system or capability". Also, delete all references to "wardroom" * 10.5.3.2.d & 10.5.3.2.e, Heating & Chilling: N/A * 10.5.3.2.h, Table: N/A * 10.6, Meeting Facility: N/A * 10.7, Recreation Facility: N/A * 10.8, Microgravity Countermeasure Facility: N/A * 10.9, Space Medical Facility: N/A * 10.10, Laundry Facility: N/A |
| Section 11 - Hardware and Equipment | Y |  |
| Section 12 - Design for Maintainability | Y |  |
| Section 13 - Facility Management | Y | Use MSIS Section 13 as is with the following exception: * 13.2.3.3, Vacuum Cleaning: N/A Also, add Microbial Contamination Control: Shuttle Medical Operations Requirements Document (MORD) (JSC 13956, Rev. H), para 4.3, "Microbiology", and ISS MORD (SSP 50260), para. 5.4, "Microbiology" |
| Section 14 - EVA | N | EVA airlock capability is not required but exterior maintenance from ISS or other vehicle isn't precluded. If EVA support is planned use the appropriate standards from MSIS section 14 |

# Appendix E: MIL-STD-1472 Applicability Matrix

MIL-STD 1472F was reviewed for application to OSP.   While most paragraphs are applicable, the paragraphs in Table 1 are intended mainly for military systems.  Also, at least one paragraph (5.14) should be tailored using alternate sources (Table 2).

Table 1:  MIL-STD 1472F Non-Applicable Paragraphs

| Paragraph | Title | Rationale |
| --- | --- | --- |
| 5.2.6.12 | Head-up Displays (HUDs) | Assumes aircraft-type HUD |
| 5.2.6.13 | Helmet Mounted display (HMDs) | Assumes aircraft-type HMD |
| 5.2.1.4.14 | Aircrew station signals | Applies to aircraft systems |
| 5.3.1.7 | Silent Operations at Night | Military application |
| 5.4.1.4.5.2 | Immediate Action controls | Aircraft application |
| 5.11.2 | Small Systems and Equipment: Tracking | Military “gun system” |
| 5.11.3 | Small Systems and Equipment: Optical instruments and related equipment | Military “gun system” |
| 5.13.9 | Stealth and covert operations | Military application |
| 5.14.3.6.17 | Drawing Lines | Application fits “office” environment |
| 5.14.3.6.18 | Drawing Figures | Application fits “office” environment |
| 5.14.3.6.19 | Drawing Lines and Figures with numeric coordinates | Application fits “office” environment |
| 5.14.3.7 | Text/program editing | Software programming application |
| 5.14.4.5 | Command Language | Software programming application |
| 5.14.4.6 | Question and answer | Software programming application |
| 5.14.4.7 | Query Language | Software programming application |

Table 2:  MIL-STD 1472F Paragraphs Which Merit Alternate Sources

| Paragraph | Title | Rationale | Alternate Source (1) |
| --- | --- | --- | --- |
| 5.14 | User-Computer Interface | Technology possibly not current or applicable to OSP | HFS-100 or similar |

*For information only.

(1) Alternate Source References:

a. User Interface Design by Ray E. Eberts,

b. Ergonomic Design for People At Work (Vols. I & II) by Eastman Kodak Company

c. Handbook of Virtual Environments by Kay M. Stanney.

# Appendix F:  Comments to NPG 8705.2, 2.10.5.1.a

The OSP Program chooses to allocate this requirement to the contractor system specification (Level III) in the form of a trade.  This requirement will also be allocated as a trade study for the Launch Services Program (LSP) as part of an overall ELV Safety Study.

Rationale:

For the OSP System the Program shall include a Data Requirement that will force a trade by the contractors to show a comparison between the contractor proposed system and the use of independently developed and redundant software.  This trade will have to show why the proposed software system is better than the system as indicated in the NPG.  It will look at failure modes common to software systems such as common faults in code, single event upsets, etc.  The goal is for the contractors to have the freedom to be innovative in their development but at the same time not sacrifice the overall safety of the system.

For the ELV, the trade will focus on modifications to the present ELV and whether these modifications will increase the overall safety, maintain the same level, or negatively impact the safety of the OSP system.

The Program chooses not to levy this requirement at Level II for several reasons.

By levying this requirement, the Program believes that it will bias the results of the trade study.  It would be easier for the contractor to just go with the requirement as stated than to add a waiver to the system.

Also, this requirement as stated:

1) Would have the potential for increases in cost for developing and maintaining s/w by a factor of at least 2.

It is assumed from the requirement that redundant software must have the same level of functionality as the primary software.  In this case, the development effort would be doubled. In addition, another piece of software is necessary for the integration of the two independent developments.

2) Require substantial testing to show that the safety critical software transitions can occur without interruption of flight control in all flight regimes.

On top of doubling the development effort for each set of software, there is the concern that these software development pieces will require an integration piece of software that handles the transfer of data so that they can be switched at any time without loss of functionality.  This leads to complications with integration that may actually decrease the reliability of the system.  It is possible that errors are actually introduced by efforts to make the systems compatible.

3) Doesn’t gain any benefit for safety since the errors to be found are almost always traced back to the specification and not the design, implementation, nor testing (failures).

The intent of this requirement is to guard against general faults in the code that would also be in the identical redundant piece of software.  As previously stated, this is not the typical failure mode.  Even in the events that this error does manifest itself, new development in the area of software sensors and new code development and testing may be able to identify this error before correct for it.  In order to guard against this and any other software failures the requirements as stated below, found in the SRD and HRP, as well as requirements to be placed in the Statement of Work, will force the Contractor to make trades in the development to determine the safest and most reliable software attainable.

[SYS2500]	No single failure (excluding items that are designed for minimum risk) shall result in a critical hazard or catastrophic hazard. Catastrophic hazards that lead to loss of life or permanent disability are addressed in [HRR 500].

[SYS2540]	Subsystems or components of the System performing safety critical functions shall be physically separated, isolated, or protected such that any credible event does not result in the loss of more than one hazard control.

[SYS2590]	The System software/firmware performing, controlling, or supporting safety critical functions shall be isolated or protected such that any failure of non-critical software/firmware does not affect the performance of the critical software/firmware.

[HRR 500] 	The System shall be designed so that no two failures shall result in permanent disability or loss of life, unless it can be demonstrated to the Program that:

1) Two-failure tolerance is either impractical or negatively impacts overall system reliability, and

2) Test data, hazard analyses, and comprehensive risk analyses together provide certainty that the system will have a very high reliability without two-failure tolerance.

[HRR 530] The System shall be designed so that the interaction of the components, operating as specified (including software), does not result in a permanent disability or loss of life.

[HRR 540]  The System shall assess the use of dissimilar redundancy in the design of critical functions, As a defense against common cause failure.

[DRD] The Contractor shall follow the requirements in NASA Standard 8719.13A, “Software Safety NASA Technical Standard,” or equivalent to implement a systematic approach to software safety as an integral part of the overall system safety program.

[DRD] The Contractor shall test, verify, and validate the performance, security, and reliability of all critical software across the entire flight envelope, as well as mission functions, modes and transitions

[DRD] The Contractor shall use a flight-equivalent avionics test-bed operating in a real-time, closed-loop test environment.

[DRD] The Contractor shall test ground software on the computer platforms that will be used to support flights.

[DRD] The Contractor shall confirm the integrity of the software design and testing process via independent verification and validation methods.

DRDs that support software development are as followed:

SW-IDD: Interface Design Description 
SW-IRD: Interface Requirements Specification 
SW-SCMP: Software Configuration Management Plan 
SW-SDD: Software Design Description 
SW-SDP: Software Development Plan 
SW-SPS: Software Product Specification 
SW-SRS: Software Requirements Specification 
SW-STD: Software Test Description 
SW-STP: Software Test Plan 

Software Quality Assurance Plan following DRDs are: 
SW-MSMR: Mission Software Metrics Report (in the works) 
SW-STR: Software Test Report 
SW-SUM: Software User Manual 
SW-SVD: Software Version Description

# Text boxes

MSFC – Form 454 (Rev. October 1992)

Approved for Public Release; Distribution is Unlimited.

OSP Program Control Board

OSP Program Control Board

Chaired By PM

Chaired By PM

Members: Safety, Program Management, Crew Office Rep,

Members: Safety, Program Management, Crew Office Rep,

Procurement

Procurement

Chartered and In Place

Chartered and In Place

Waiver?

Deviation?

Rqmt

Change?

No

ISS

ISS

Impact?

Impact?

Yes

Engineering

Engineering

Review Board

Review Board

OSP Safety

OSP Safety

Review Board

Review Board

*OSP Program Chartered to

MSFC Safety Office

Review Results

To  OSP Board

Review Results

To OSP Board

No

Yes

Joint ISS/OSP Program

Joint ISS/OSP Program

Control Board

Control Board

ISS Applicable

ISS Applicable

Boards and

Boards and

Panels

Panels

OSP Safety &

OSP Safety &

Engineering

Engineering

Review Boards

Review Boards

Co-Chaired By PM

Co-Chaired By PMs

Members: Safety, Program Management,

Members: Safety, Program Management,

Crew Office Reps, Engineering

Crew Office Reps, Engineering

Charter in Work

Charter in Work

Pre-

Approved

Matrix