Transmission Task Force Report

- Summary of Task Force work plan

  - Scope of work

    - Identify generic barriers to transmission expansion and policies to overcome barriers

    - Identify new transmission needed to support recommendations of the CDEAC

      - For the Western Interconnection, incorporate a CDEAC scenario(s) in the ongoing modeling work by SSG-WI

      - For North Dakota, South Dakota, and Nebraska, use existing work by the Midwest ISO

      - For Kansas, use work by the Southwest Power Pool

      - For Texas, use work by ERCOT

      - No proposed analysis for Hawaii or Alaska

      - Form work groups within the Transmission Task Force for the Western and Eastern Interconnections

      - Iterate with the fuel task forces on the location of new generation

    - Guesstimate transmission needed in the next 25 years (per Clean and Diversified Energy resolution)

  - Schedule

    - June 20 orientation conference call

    - Meeting on August 4-5

    - By November 1 complete a report on generic barriers and policies to overcome barriers

    - For Western Interconnection, by the end of August receive generation scenario(s) for modeling by SSG-WI

    - Complete initial analysis of needed transmission by October

    - Post-October, await further instructions from the CDEAC

- Report on Task Force progress and recommendations

  - Task Force held one orientation conference call (6-20)

  - Staff has had preliminary discussions with SSG-WI and MidWest ISO on using their work to estimate transmission needs from CDEAC recommendations

- Issues for the Quantitative Work Group

  - Transmission Task Force assumes that the Quantitative Work Group’s methodology for fuel task forces to guesstimate transmission needs associated with recommendations of fuel task forces is acceptable

- Issues that may cross over to other fuel task forces

  - For the Western Interconnection, where new modeling is underway by SSG-WI, the Transmission Task Force will need a generation scenario(s) from the CDEAC Integration Subcommittee by August which includes the assumed location, size and type of new generation.  For the other parts of the WGA footprint, no new modeling is anticipated and the Transmission Task Force will extrapolate transmission needs from existing studies.

  - Fuel task forces will need to deliver to the Integration Subcommittee their first estimates of the location and size of new generation by the end of July

- Recommendations that require early action from the CDEAC

  - None at present

- Issues on which the Task Force requires CDEAC guidance. This can include scope issues, definitions, or approaches

  - Whether the approaches to transmission analysis proposed by the Quantitative Work Group and the Transmission Task Force are acceptable

    - Specifically, the Quantitative Work Group’s methodology is designed to enable each fuel task force to provide some information to the CDEAC on transmission needs associated with their recommendations.  Will that be sufficient to enable the CDEAC (and its Integration Subcommittee) to craft a scenario(s) for transmission modeling in the Western Interconnection?

    - The Transmission Task Force will identify the transmission needs from a portfolio(s) of generation recommendations recommended by the Integration Subcommittee and will not attempt to attribute transmission costs to each generator type. Is that acceptable to the CDEAC?

  - Will the CDEAC be capable of delivering for modeling in the Western Interconnection one or more than one generation scenario in August?

  - Is there a way to provide an iterative process in August-September to allow the Transmission Task Force’s Western Interconnection Work Group to provide information and get rapid feedback from the Integration Subcommittee on the location of postulated new generation?

  - Post-October, the CDEAC will need to decide if additional transmission analysis is needed.

  - The Clean and Diversified Energy resolution calls for the CDEAC to determine transmission adequacy 25 years into the future (e.g., 2030).  That is not possible using modeling tools since the assumptions about the location of new generation beyond 2015 are totally speculative.  (The location of new generation is the major uncertainty in transmission modeling.)  An alternative approach is to estimate the needed new transmission will need to be developed.