Research to Operations Steps

The CTB “Transition to Operations Guidelines” establish the path to implementation of changes in the NCEP operational climate model suite.   They establish  the roles and responsibilities of the “home institution” and the CTB in this process.  The Guidelines are also found on the CTB website (www.cpc.ncep.noaa.gov/products/ctb).

The Path to implementation of changes in the NCEP operational climate model suite consists of the following seven steps:

- Model development and refinement

- Preliminary assessment

- Calibration

- Interface with operations

- Final skill assessment

- Parallel tests

- Approval

While most of the steps are identical to the way EMC implements a majority of the changes in other suites of models, the calibration step is unique to the climate model suite. Some of the changes may not need to go through all of the steps. The three NCEP center directors (NCO, EMC and CPC) will have to approve changes to the procedures. In the end, the NCEP director will make the final decision to approve a change. Details of each step are described below.

1 	Model development and refinement

The key issue is additional, independent information to supplement operationally available products. The development and refinement are to be performed at model host institutions. For funded transition projects with a commitment of computer resources from the Climate Test Bed (CTB), the CTB computer resource will be used.

For 1-tier systems: Make 30- to 50-year CMIP (Coupled Model Intercomparison Project) runs, for comparison with the NCEP CFS, to demonstrate improved simulation of the S-to-I ENSO (El Niño/Southern Oscillation) and MJO (Madden-Julian Oscillation) signals, and a set of 1-year retrospective forecasts for January, April, July, and October for 1981-present (with a 30-member ensemble) to demonstrate skill in addition to the CFS benchmark.

For tier-2 systems: Make a set of 1-year retrospective forecasts for January, April, July, and October for 1981-present (with an ensemble of 30 or more members) using the predicted SST from operational dynamical model retrospective forecasts from NCEP, other operational centers (when such forecasts become routinely available to NCEP), or one of the CPC statistical SST forecasts to demonstrate skill in addition to the CFS benchmark.

For modifications to the CFS model, the general guideline is that the changes have to first be implemented in the NCEP Global Forecast System (GFS). This means that the model changes will be evaluated in both the climate and the weather arena. EMC has a well-established evaluation criterion on model changes so a close working relationship with the EMC staff is important.  Evaluation tools under development by CPC and its partners on the CTB will be used to decide on the added value of each new model.

RESOURCES: The development and refinement are to be performed at the model host institution.  AO-driven projects may seek computing resources from the NOAA “Red” R&D computer.  Retrospective forecasts are very expensive and are currently not part of the resources allocated to either NCEP or the CTB, so developers need to work with NCEP to ascertain the necessary resources.

NCEP participation : EMC scientists should participate in projects involving model changes while CPC scientists should participate in projects involving evaluations and product development from the start of the project.

2	Preliminary assessment

Participants on the CTB should provide the complete retrospective forecast results (including raw monthly-mean fields) to NCEP and work with CPC and EMC to assess whether additional, independent information from the retrospective forecasts exists in relation to existing operational dynamical and statistical predictions. Iterations back to Step One may be necessary if the results do not provide the additional, independent information.

Statistically significant improvements obtained by the above steps would lead to an initial plan for implementation. A team of scientists from the external agencies, CPC and EMC will work together to make the decision to go forward or iterate back to step 1.

RESOURCES:  CTB AOs will provide limited resources for preliminary assessment activities.  These projects will be competitive and peer reviewed.  The CTB will provide computer resources and system and science support for funded projects.  A plan for transition to operational status at NCEP will be written and approved by NCEP and NWS management.  The plan must include personnel and infrastructure (desktop computing, travel, training, etc) resources for operational maintenance and enhancement as well as computing (cpu, disk, dissemination, archive).

NCEP participation : The team of scientists will report to the directors of NCO, EMC, CPC and CTB on the results of the preliminary assessment and seek their approval to initiate the implementation. NCO Production Management Branch will initiate an implementation plan and track the progress of the plan upon the approval of the  directors.

- Calibration

Participants on the CTB should provide the complete 1 year retrospective forecasts for the period 1981-present for all calendar months (with an ensemble of 30 or more members).

RESOURCES : The resources needed to complete such runs are very large. For major projects such as multi-model ensembles and regional climate models, the host model institution will provide the necessary resources. Additional resource needs at NCEP will have to be proposed and planned for well in advance of the calibration step.

NCEP participation : Collaborate with CPC and EMC to continue the skill assessment for these forecasts and to perform cross-validation. The key consideration will be the usefulness of the forecasts in providing independent, additional information to the products that are already operationally available.  This includes whether a new product improves on the multi-model ensemble in US-temperature and precipitation prediction and whether it is at least as good as statistical/empirical methods.

- Interface with operations

As the calibration and assessment work is completed, the provider will work with EMC and NCO to make all programs in the model conform to NCO standards and to make all model output conform to WMO and NCO standard formats.

RESOURCES : CTB AOs will provide limited resources for developing the interface with operations.  These projects will be competitive and peer reviewed.  The CTB will provide computer resources and system and science support for funded projects.

NCEP participation : EMC and NCO will assess the additional computer resources needed to put the runs into the operational job stream. The model provider will work with NCEP to obtain additional resources needed for the operational runs of such new systems.

- Final skill assessment

As the calibration runs are completed and the interface with operational standards is finished, CPC and EMC will work with the provider to complete the final assessment to determine if the change is ready for implementation. Assuming production resources are available for the additional runs, the parallel tests will begin.

RESOURCES : NCEP will provide the resources for this step.

NCEP participation : EMC and CPC will participate in all aspects of the final assessment.

- Parallel tests

EMC staff will work with the code provider and NCO to bring all running scripts up to the NCO production standards.  NCO staff will run the new model in the parallel production environment and make routine near-real-time forecasts. CPC, EMC and the provider will verify that the parallel prediction products are the same as the provider intended. CPC forecasters will begin to evaluate the products in preparation for operational seasonal forecasts.

RESOURCES : NCEP will provide the resources for this step.

NCEP participation : EMC and CPC will participate in all aspects of the final assessment.

- Approval

NCO Production Management Branch staff will brief the director of NCEP on the technical evaluation of the new model. EMC Global Climate and Weather Modeling Branch staff will brief the director of NCEP on the scientific evaluation of the new model, and the CPC Prediction Branch staff will brief the director of NCEP on the operational evaluation of the forecasts from the new model. Four categories will be considered and checked off before the briefing takes place : 1) Forecast/analysis benefits; 2) Efficiency Assessment (especially important for NCO and CPC); 3) Compatibility with NOAA/NCEP IT assets; 4) Sustainability. Upon approval by the NCEP director, the new model will be scheduled for implementation in the NCEP production suite.