AP2 and Debuncher Acceptance

# Keith Gollwitzer

Motivation

The beam of secondaries from the antiproton production target fills a large phase space. Simulations show that the angular distribution of antiprotons has an rms angle of 45mrad and projected to be within a few mm of the primary beam axis at the center of the target (momentum acceptance of (2.25%). The divergent beam is transformed by the lithium lens to a phase space bounded by the radius of the lithium. The AP2 beam line transports the large phase to the Debuncher ring where the cooling systems reduce the phase space before transfer to the Accumulator. Both the AP2 beam line and Debuncher ring need to have as large as possible antiproton acceptance.

The AP2 beam line and Debuncher ring magnet elements and lattices were originally designed to have acceptances larger than 40( mm-mrad (un-normalized). Historically, the Debuncher acceptance has been measured to be 20-25( mm-mrad. The current antiproton yield is 15-18x10-6 per proton on target. The result of simulations, which optimize the AP2 optics and the lithium lens gradient, plotted in the High Gradient Lithium Lens section show that the yield should increase to 33x10-6 (lens gradient constant at 75kG/cm). The goal is to realize an overall AP2 beam line and Debuncher ring acceptance of 40( mm-mrad.

Issues

The main issue is to identify the location of all apertures that are less than 40( mm-mrad and take corrective action. Limiting apertures can exist due to misalignment of accelerator components, beam orbit, beam size due to the beam optics and/or the physical design of the beam pipe or accelerator element. The corrective actions are alignment, beam orbit control, change the lattice and/or move/modify/redesign elements.

Since the initial commissioning of the Antiproton Source, there have been changes and upgrades to the AP2 beam line and Debuncher ring. The drawings and documentation of the AP2 beam line and the Debuncher ring need to be collated and verified. The current beam optics needs to be measured. The combined information of the apertures and lattice will identify components that will need to be moved or redesign. It may be possible to change the lattice to decrease the beam size at such physical apertures. The combined information will also be used to determine all components’ misalignment tolerance. Where the misalignment tolerance is small, both alignment and beam orbit control will be corrective actions taken.

Due to the beam of secondaries in the AP2 beam line and the resulting low intensity antiproton beam that eventually circulates in the Debuncher ring, traditional orbit measurement methods are not considered. Orbit and optics measurements are mostly done with dedicated reverse 8GeV proton beam (delivered from the Main Injector to the Accumulator and then transferred to the Debuncher). In any case, the Beam Position Monitoring systems of the AP2 beam line and Debuncher ring need to be upgraded to make the needed orbit measurements.

Status

A team of Technical Division personnel has begun the research of documentation and drawings to determine the aperture anywhere the beam pipe changes and at the entrance, center and exit points of all accelerator components of the AP2 beam line and Debuncher ring. During accesses to the Antiproton Source tunnels, they will be verifying the research.

In the last three months there has been effort to establish the procedures to reliably transport reverse 8GeV proton beam to the Debuncher as well as manipulating the beam in the Debuncher (RF to change beam momentum and to make BPM measurements with the existing partially working system) and sending beam through AP2 (verified with SEM grids and attempts to make beam line BPM measurements). The collimator scraper sets have been exercised and used to measure the current admittance during reverse protons studies in the Debuncher and during stacking to determine the current overall acceptance of the combined AP2 and Debuncher system. The measured admittances are in the table below. In addition the total momentum acceptance of the AP2 and Debuncher system has been measured to be 4.6%.

|  | Beam Type | Hor. Admit. (mm-mrad) | Ver. Admit (mm-mrad) |
| --- | --- | --- | --- |
| Debuncher | Reverse Protons | 26( | 20( |
| AP2 & Debuncher | Stacking Antiprotons | 20( | 12( |

Previously, areas where it is believed that beam orbit control would be most useful were identified. One dipole trim per plane has been inserted in the upstream portion of the AP2 beam line during the past year. During the January 2003 shutdown, two vertical dipole trims have been added to the down stream portion of the AP2 beam line.

Due to the crowded Debuncher ring, orbit corrections will be done with remotely controlled movable quadrupole stands. The stands allow the quadrupole to be offset in the transverse planes producing a dipole kick to the intentionally off-centered beam. Ten stands have been manufactured and await installation.

A new Debuncher BPM electronics prototype has been installed and tested under beam conditions. During the January 2003 shutdown, a sector has had the new electronics installed followed by beam tests of a sector’s data acquisition.

The AP2 beam line BPMs located near the Debuncher kicker during reverse proton studies show pickup of the kicker signal. About half of the BPMs may be affected. Investigations into this problem have just begun. In addition, it is not known if the current procedures for transferring reverse proton into AP2 will provide enough beam intensity for the current beam line BPM system to work sufficiently.

Plan

The one sector of new Debuncher BPM electronics and data acquisition system will be thoroughly tested in the near future. The balance of the system will be completed and bench tested in the next few months with installation during opportune accesses.

The beam line BPM pickup of the kicker signal will be addressed in the near future. A possible solution is to replace the existing cables and move the data acquisition electronics to another building. It may be possible to do the AP2 beam line optics measurements with the currently unaffected BPMs. Further study of the reverse proton beam intensity will be done. This could lead to a change of beam manipulation procedures and/or changes to the beam line BPM electronics and data acquisition.

The Debuncher movable quadrupole stands will await opportune accesses and availability of manpower for installation. The order of priority for the installation of the stands is four in the injection region, four in the extraction and cooling pickup region and then two in the kicker tank region. If these stands along with existing Debuncher correction elements are successful in providing local orbit control, then up to twenty-five more stands could be manufactured and installed for local orbit control throughout the Debuncher ring.

Investigations into the feasibility of using a portable quadrupole alignment fixture will be done. The idea is to make an orbit measurement, tunnel access to attach the fixture and move a quadrupole a small desired amount, verify dipole kick was achieved with orbit measurements, and if needed iterate or return quadrupole to original position. The goal would be to do this within two shifts by studiers without surveyors. A prototype fixture exists and needs to be tested on a spare magnet and stand setup.

By the summer, the documentation research should result in table of the apertures throughout the AP2 beam line and Debuncher ring. In addition, the lattice model files will be completed and verified. The combined information will help identify possible limiting apertures.

The plans for moving/modifying/redesigning suspected and known limiting apertures have not changed in the past year. The elements previously identified are the first Debuncher SQC quadrupole after injection, RF cavities (DRF3 and DRF2), and the band 4 cooling tanks. The proposed corrective actions are respectively to replace with a larger opening LQD quadrupole, move the RF cavities, and redesign the arrays and/or change the lattice through the cooling tanks.

Surveys of portions of AP2 beam line and the Debuncher ring will be done whenever manpower is available and tunnel enclosure access is possible. Surveys will not only concentrate on the small alignment tolerance areas but also on areas where the tunnel enclosure may have moved: AP2 section that was removed and replaced for the construction of the MI8 beam line and where in the past tunnel movement has been measured. In addition, the overall alignment of the AP1 and AP2 beam lines will be checked.

Studies

A majority of the studies are to be preformed using the 8GeV reverse protons: beam delivered to the Debuncher from the Main Injector via the P1, P2, AP1 and AP3 beam lines to the accumulator and then transferred to the Debuncher through the connecting D2A beam line. Reverse proton can be kicked out of the Debuncher into AP2 for studies. There are some semi-parasitic studies that can be performed while the Fermilab complex is stacking. With the reversal of polarity of the magnet elements of the AP2 beam line and Debuncher, 8GeV forward protons can be used for studies when the production target and lithium lens are removed from the beam path (Main Injector, P1, P2, AP1, AP2 and then to the Debuncher).

## Reverse Proton Studies

The accumulator shutter system can be closed to isolate any antiprotons circulating on the core orbit from kicker effects of the injection and extraction of reverse protons passing through to the Debuncher. These studies occur during dedicated studies periods.

- Debuncher Studies

  - BPM commissioning

    - Single Sector: intensity versus result stability, local bump, front-end algorithm, data acquisition

    - All Sectors: console application, polarity, scaling, archiving

  - 1-Bump lattice measurements (after BPM system commissioned)

    - Nominal Orbit

    - Off momentum orbit

  - Determine quadrupoles’ centers (after BPM system commissioned)

    - Vary shunt currents and see closed orbit changes

    - Determine if bumps can result in centered orbit

  - After installation of each set of remotely controlled motorized quadrupole stands:

    - Verify quadrupole movement

    - Determine dipole kick per unit of movement

    - Develop local bumps

  - Center orbit in aperture

    - Heat beam in transverse plane and watch Beam Loss Monitor (BLM) system signals

    - Determine which BLM counter shows first beam loss signal

    - See if local orbit bump removes loss signal on BLM counter

  - Portable quadrupole alignment fixture (after prototype is finished)

    - Test ability to produce desired dipole kick

    - Test ability to put quadrupole back

  - After every orbit change that is implemented:

    - Center appropriate motorized (non-steering) devices

  - At the end of most studies periods:

    - Measure closed orbit

    - Measure transverse admittances

    - Measure momentum aperture

- AP2 Studies

  - BPM commissioning

    - Develop method for measuring orbit position reliably for upstream part of AP2

    - Commission downstream AP2 BPMs for solution that removes the kicker signal

  - 1-Bump lattice measurements (after BPM system commissioned; may be possible to do after upstream BPMs are commissioned)

    - Nominal orbit

    - Off momentum orbit

  - Commission newly installed dipole trims

  - Determine quadrupoles’ centers (after BPM system commissioned)

    - Vary shunt currents and see orbit changes

    - Determine if bumps can result in centered orbit.

  - At the end of most studies periods:

    - Record nominal BPM orbit

    - Record nominal SEM orbit

- Injection Region Studies

  - Center orbit in aperture

    - Blow-up/scrape beam to known emittance

    - Kick beam out of Debuncher into AP2

    - Measure surviving beam in AP2 varying closed orbit, kick strength, and septum voltage and position

## Stacking Studies

These studies are semi-parasitic since antiprotons can still be stacked at a lower overall rate. The reduction of the stacking rate will be caused by increasing the stacking cycle time, scraping of the beam due to mis-steering of the beam, and/or particles are intercepted as part of the measurement.

- AP2 Studies

  - Determine quadrupoles’ centers (using SEMs)

  - Correct secondaries orbit to the reverse proton SEM orbit

- AP2 & Debuncher Studies

  - After most studies periods:

    - Measure combined AP2+Debuncher transverse acceptance

    - Measure combined AP2+Debuncher momentum acceptance

    - Record beam orbit using SEMs

## Forward Proton Studies

These studies are disruptive to the collider program since antiprotons are not available from the Antiproton Source. Each reversal of polarity of the magnetic elements requires a few shifts. These studies require both the antiproton production target and lithium collection lens out of the beam path.

- AP1 & AP2 studies

  - Make BPM, SEM and intensity monitors operate with the associated timing events to deliver forward proton beam

  - 1-Bump lattice measurements

  - Determine quadrupoles’ centers

  - Record AP1 and AP2 BPM orbit

  - Record AP1 and AP2 SEM orbit

- Injection Region Studies

  - Center orbit in aperture by measuring surviving beam after Debuncher injection kicker while varying different AP2 correction elements and injection elements (septum and kicker)