Upper ½ Mile Reach Removal Action

Pittsfield, Massachusetts

Post-Removal Monitoring Activities Summary

Table 1

| Category | Media | Work Plan § | Frequency | Parameter | Requirements |
| --- | --- | --- | --- | --- | --- |
| Water column | Water | Sec. 11.2 (see Note 1) | 3x/year for 5 years* | PCBs, Total suspended solids, turbidity, temperature, water flow, water depth | Compare to baseline data. |
| Biota | Caged mussels | Sec. 11.3 | 1 Event | PCBs, % Lipids | Compare to baseline data. |
| Isolation Layer | Sediment | Sec. 11.5.1 | 1 and 5 years after placement.* | PCBs, Total organic carbon | Compare to Work Plan predictions re PCB migration through isolation layer. If migration >than predicted, potentially perform corrective action |
| Armor Stone Layer | Rip rap stone | Sec. 11.5.2 | 1x/year for 5 years* | Armor stone thickness | Repair significant movement or reduction in armor stone thickness |
| Habitat Enhancement Structures | Boulders | Sec. 11.5.3 | 1x/year for 5 years | Stability | Address unstable conditions |
|  |  |  |  | Effects on aquatic habitat | Document observations in report. |
|  |  |  |  | Potential for bank-side erosion | Repair increased bank erosion, if any. |
| Sediments on armor stone | Sediment | Sec. 11.5.4 | 3 rounds (5, 10, and 15 years after completion). | PCBs | If PCBs found, evaluate data to determine source. Potentially perform source control corrective actions. |
| Restored Bank Soil | Soil | Sec. 11.6.1 | 2x/year for first year 1x/year for years 2 -5* | Erosion | Repair significant erosion of bank soils. If practical, remove eroded material (if contaminated) from the river. |
| Restored Bank Vegetation | Planting inventory | Sec. 11.6.2 | 2x/year for years 1 - 3 1x/year for years 5 and 7 (see note 2) | Planting quantity | Survival of >80% of planting quantity |
|  | Invasive species |  |  | Invasive type | Presence of <5% of surface area |
|  | Herbaceous groundcover |  |  | % groundcover | Presence of 100% in area outside foliar area |
| Source Control Sheetpile Barrier Walls | Groundwater | Technical Attachment H to the Scope of Work for Removal Actions Outside the River | Weekly, Monthly, or Quarterly (see Note 3) | NAPL thickness (see Note 4) | In areas of barrier, no discharge of NAPL to surface water or sediments and no LNAPL migration around barriers. In other areas near surface water, elimination of measurable NAPL in wells near bank that could discharge NAPL to surface water. |

This monitoring activities summary chart is designed for informing citizens generally of the Upper ½ Mile Reach monitoring requirements, and is not intended to alter any term or obligation of the Consent Decree, or the Upper ½ Mile Reach Removal Action Work Plan.  For the precise Consent Decree requirements, please consult the Consent Decree (www.epa.gov/ne/ge).

Notes

*After five years, GE will propose to EPA, for approval, a long-term monitoring program.  For the water column sampling, the data will be evaluated and, if appropriate,  the monitoring program  will modified or eliminated subject to EPA approval.

1.  Information presented in table obtained from Upper ½ Mile Reach Removal Action Work Plan (Blasland, Bouck and Lee, August 1999).

2.  Bank vegetation inspection activities to be performed in phases dependent upon actual planting date for specific planting area.

3.  Monitoring frequencies for different source control barrier walls will be performed (e.g., weekly, monthly, quarterly) in accordance with the Plant Site 1 Groundwater Management Area (GMA 1) baseline monitoring plan.

4.  Monitoring is also required to ensure that dissolved contaminants in groundwater are not adversely affecting surface water in accordance with the GMA 1 baseline monitoring plan.