Report of the RHIC Planning Group

Draft 3 11/19/03

Text in blue was added 11/24/03  T.L.

Text in red was added 11/25/03

# Overview

The RHIC Planning group was convened in August 2003 as a means of engaging the broad community of RHIC users, accelerator groups, and BNL management in a focused effort to map the core scientific priorities of the RHIC community onto a realistic schedule for facility operations and upgrades.  The membership of the group is shown in App. 1.  It consisted of representatives from each of the experimental collaborations, the RHIC machine groups, the RHIC Computing Facility, the BNL nuclear theory group, and the principal scientific advisory committees.

The group carried out its work through a series of bi-weekly discussion meetings held during the months of Sept. – Nov. 2003.  The planning activity has been approached in two phases:

- A five-year operations plan (through 2008).  The discussion here has focused on how to satisfy the baseline RHIC physics program, and set the stage for the long-term scientific goals, in the context of a “constant effort” budget scenario as indicated by DOE guidance for near-term operations and research budgets.  Our analysis shows that, even after optimizing the flexibility of operations by combining runs across fiscal years, such a scenario is not adequate for realizing the main goals of the RHIC Heavy Ion and Spin programs.  Thus we also consider an incremental improvement of the constant effort scenario in an attempt to satisfy minimal running requirements for the period 2004 - 2008.

- A mid- to long-term outlook (out to 20 years).  The goal here is to establish the most important scientific issues that drive the need for future upgrades of the machine and detectors; to evaluate the scope, cost and timescale of the RHIC II upgrade; and to assess the sequence of activities that need to take place in the scientific community, and at the level of BNL and DOE management, to realize both the RHIC II and eRHIC projects.

The purpose of this planning group was not to start from scratch to develop a long-term plan for the RHIC facility, but to follow up on, and integrate, the ongoing work of planning activities such as the following:

- The Beam Use Requests and Decadal Plans developed by the experimental collaborations

- Recommendations of BNL’s  HENP Program Advisory Committee and RHIC Detector Advisory Committee

- Requirements developed by the C-A Dept. for continued improvement of machine performance

- DOE budget guidance

- The NSAC Long Range Planning process

- Five-year run planning (2004 – 2008)

The critical goals in this period are:

  - To follow up on the watershed results of the first RHIC runs by making definitive experimental statements on the existence of the quark gluon plasma and determining its essential properties.

  - To get spin-polarized p-p data samples of sufficient sensitivity to address the core physics questions of the RHIC spin program, including direct determination of the spin-dependent gluon structure functions.

Each of the experimental collaborations provided its own view of this planning through the Beam Use Proposals submitted in August, and presented to the PAC in September.  They were asked to consider two cases:   A “constant-effort” funding scenario (based on the FY 2004 presidential budget), which was assumed to correspond to 27 weeks of cryogenic operations per year, and  a scenario corresponding to 37 weeks of operation annually, as was initially proposed for RHIC.

The key guidance for determining the scientific productivity of a particular running scenario is given by the document “RHIC Collider Projections (FY 2004 – FY 2008)”, by T. Roser and W. Fischer.  In broad outline, this gives the following constraints on the utilization of the facility during a single cryogrenic run:

  - Cool-down and warm-up require a total of 3 weeks.

  - Each mode of running requires 2 weeks of set-up and 3 weeks of ramp-up to stable physics operation.  (A change in energy, after stable operation is achieved with a given set of species, requires only 2 weeks.)

  - Both minimum and maximum luminosity projections are given.  The minimum values assume little improvement over presently-established performance.  The maximum values assume steady improvement in performance, requiring long periods of sustained running in a given mode.  In this planning model the weekly luminosity increases linearly in time, reaching the target value only after 14 weeks of production running .

From the detailed Beam Use Proposals – particularly those of STAR and PHENIX – it is evident that achieving the two critical goals listed above, in a timely manner, is a severe challenge in light of the constraints on beam availability imposed by the need to run in many modes, and the need for machine development to reach necessary levels of performance.

The design target for full utilization of the RHIC facility calls for a 37 week/year operations schedule.  To date, the amount of running has been determined by the RHIC operations budget.  With the present guidance from DOE, this budget is expected to remain relatively flat at the level of FY 2004.  This “Constant Effort” budget scenario is estimated to support 27 weeks per year of running.

While the Beam Use Proposals address both the full-utilization scenario and the Constant Effort case, this Planning Group has focused on the latter.  Clear Current guidance from DOE on future budget levels requires us to consider this case as the more likely.  Furthermore, this case presents severe challenges that will require the most careful planning as well as difficult compromises.

From the presentations in the Beam Use Proposals one can outline a minimal set of physics runs and data samples to achieve the critical goals listed above.  We show this minimal set in Table 1.

| Heavy Ions |  |
| --- | --- |
| 1. | A “long” 200 GeV Au Au run ((300 (b-1) in 2004 to follow up on high pT results, and get the first sizeable sample of J/(. |
| 2. | An energy scan: Au Au at 1 or 2 lower energies. 50-100 (b-1 total |
| 3. | Species scan: 1 – 2 lighter ions at 200 GeV. 3-6 nb-1 total |
| 4. | High-statistics Au Au run at 200 GeV in 2007 or 2008, with upgraded detector capability for open charm and particle i.d. at high pT ((3000 (b-1) |
| Spin |  |
| 1. | 15-20 weeks of “development” in 2004 – 2005 (this would include some physics data, but is required primarily to get the luminosity and polarization up to required levels). |
| 2. | Full-capability spin data at 200 GeV. (300 pb-1 |

## Table 1.  Minimal running requirements for the period 2004 – 2008

Note that the sample sizes indicated here are for delivered integrated data rates.

It must be noted that Table 1 omits several measurements that are strongly advocated by the experimental community.  Omitted from this table are a second, long deuteron-Au run (an omission of perhaps questionable wisdom in light of the excitement generated by the recent BRAHMS results on forward hadron suppression in d-Au data), any significant start on 500 GeV pp running (and, therefore, on W production), and runs of sufficient length with lower energy Au-Au collisions and lighter ion species to study rare probes.

Table 2 shows a thumb-nail summary of the Beam Use requests from the four experiments in the case of 27 weeks per year of cryogenic running.  Note that Table 2 shows the proposed recorded data samples for PHENIX, as well as the corresponding requirement for the delivered luminosity.

(Table 2 appears as an attachment at the end of this document.)

Table 2 is the result of a lengthy and intense effort by the experimental collaborations to make scientific choices and impose programmatic discipline and efficiencies to achieve the most physics possible with 27 running weeks per year.  While a program based on the proposals shown in Table 2 appears to come close to meeting the minimal requirements of Table 1, in fact it does so only by accepting the most optimistic projections for machine and detector performance.  (The PHENIX projections for integrated proton-proton luminosity exceed the guidelines given by C-A.)    Nonetheless, it does not seem possible, even under optimistic projections for machine and detector performance, to reach all of the requirements in Table 1 within a 5-year, 27-week/year plan.  (The PHENIX projections for integrated proton-proton luminosity in Table 2 considerably exceed the C-A guidelines.)  A clear conclusion, articulated strongly in both the PHENIX and STAR Beam Use proposals, is that a running plan providing only 27 weeks per year does not satisfy the minimum requirements of the scientific program.  This is not simply an incremental matter that can be resolved by allowing another year or so of running.  It is a fundamental problem that arises from the fact that the overall program requires large data samples under many different running conditions, with relatively long set-up times for each change in running conditions, combined with the need for long sustained runs to achieve necessary improvements in machine performance.

We have considered ways of improving the utilization of the facility under a constant-effort budget constraint by allowing runs to be combined across fiscal years to improve the flexibility for long runs, while reducing the number of warm-up/cool-down cycles over the five-year period.  We examined the following three schemes, each of which assumes that the FY 2004 run proceeds as scheduled:

Scheme 1:  The four runs in FY 2005 – FY 2008 are combined to provide two 54-week runs, interspersed with 50-week shutdowns.

Scheme 2: (Proposed by STAR)  The four runs in FY 2005 – FY 2008  are combined to provide three runs of 35 to 37 weeks each, with correspondingly shorter shut-down periods.

Scheme 3:  (Proposed by PHENIX)  Relatively short runs dedicated to spin running and development are interspersed with longer runs for heavy ions.

These schemes are illustrated in Fig. 1.

Fig. 1.  Alternate schemes for Constant-Effort run plans.  The “standard” 27 weeks/yr plan is shown at the bottom.

These ideas led to a discussion of whether it is practical to consider running the facility during the hot summer months.  Derek Lowenstein pointed out that there is no strict prohibition from the point of view of power costs or restrictions by our electrical suppliers.  After some consideration, Thomas Roser and Phil Pile concluded that the cooling capacity in certain support buildings and detector areas would require some improvement, but that there are no compelling reasons not to consider Schemes 1 and 2 on this basis.

Schemes 1 and 2 each provide a long shut-down period after the 2004 run, which could be beneficial for installing equipment essential for the anticipated spin run in 2005, such as the AGS strong snake, NEG coated vacuum pipes in RHIC, and the STAR EM Calorimeter.  There is general agreement that the extreme case represented by Scheme 1 would be detrimental to the completion of the PHOBOS and BRAHMS experiments, and is not well aligned with the anticipated schedule of upgrades for STAR and PHENIX.

Schemes 2 or 3, or some further variant, could provide an additional 3-6 weeks of physics running over the five-year period.  The added ability to carry out long runs in the modes listed in Table 1 is real, but certainly not decisive.

From these exercises, one can reach the following conclusions:

- 27 weeks is an awkward number: if one tries to run 2 species/yr, it leaves only 14 weeks for physics production/year, and introduces significant luminosity limitations.  The alternative scenarios above are aimed at finding more efficient ways of handling overhead.

- The timing and duration of shutdowns has important influence on the staging of both spin and heavy-ion measurements.

- In addition to integrated running weeks, the efficiency of getting to major spin physics goals depends on the frequency, duration, and timing of pp runs and of equipment installation needed to overcome present limits on both luminosity and polarization.

- All of the constant-effort scenarios considered above preserve the average of 27 weeks per year.  Schemes that add flexibility in planning do have value, and should be considered, but do not solve the fundamental problems for achieving the near-term physics goals.

In light of this last point, the group considered an incrementally improved operating scenario over the five-year period, in order to meet the requirements in Table 1.  While it is impossible to make a hard-and-fast statement, an examination of Table 1, and of the Beam Use proposals, shows that an increment on the order of 5 weeks per year over the 5-year period could make a qualitative improvement in the physics output.  This would allow (for example) one “long” run of 5+14  19 weeks during each year (including setup time), plus one short, but still meaningful run of  10 weeks (again including setup time).

In order to assess the budgetary impact of such an improved scenario, we have compiled the projected facility operations costs shown in Table 3.

Table 3 appears as an attachment at the end of this document.

The table shows the actual operations costs in FY 2003, and the projected costs for running 27 weeks through FY 2008.  Also shown are the estimated incremental costs for additional weeks of running.

One thing to note about this table is that it does not quite satisfy a constant-effort scenario (flat budgets except for inflation).  Some savings must be found in order to meet the constant-effort requirement, even at the level of 27 weeks/year.  This is a work in progress.  BNL is committed to finding a solution to this critical issue.  (Another note:  The “research equipment” lines refer to on-going and proposed upgrades to the detectors and machine, as discussed in Sec. III below.  These are not part of the operations budget for the facility, and are regarded by DOE as competitive across the NP program.  We do not include these under the constant-effort constraint.)

From Table 3, the estimated incremental cost of adding additional running weeks to a base of 27 weeks is $437K/week in FY 2004. (This number increases to $452K/wk in FY 2005 because of additional costs of recording media for PHENIX, and it increases to $602K/wk in FY 2006 because of anticipated increases in power cost.)  This number also represents the savings incurred if RHIC were to run fewer than 27 weeks/year.  The C-A Dept. has stated that if the number of added weeks is more than “a few” these costs will be larger because additional manpower will be required.  The total cost of adding five more weeks is estimated to be ~$4M.  This would be an increase of about 3% in the operating budget for RHIC.

In summary, a number of-constant effort scenarios have been considered, all of which preserve an average of 27 cryogenic running weeks per year, with redistributions among years possible.  These scenarios are budget-driven, not science-driven.  The Planning Group concludes that in order to successfully carry out the heavy-ion and spin programs, BNL must aim for annual running periods of 32 weeks or more.  With current projections of the RHIC operating budget, the Laboratory has to strain to reach even 27 weeks.  To average 32 weeks per year will require additional funds (an increment of ~3% of the operations total).

Priorities:

- As illustrated in the budget breakdown of Table 3, the Laboratory’s priorities for RHIC in a constant-effort budget are to maintain an operations schedule of 27 weeks per year while carrying out essential R&D for future improvements of the machine and detectors.

- An increment of ~3% ($4m) in the operations budget will allow 32 weeks per year of operations.  This is regarded as the threshold level for a healthy program in both heavy ion and spin physics at RHIC.

- Important upgrades for both the machine and detectors are now in the proposal phase (see Sec. III below), and will require funding over the next 5 years.  In our planning, these upgrades are funded as research equipment in addition to the RHIC operations budget, for which the Laboratory must compete for funds with other facilities in the Nuclear Physics program.

# Near Term Upgrades for Detectors and Machine

The early data from RHIC experiments have provided striking demonstration that precise and detailed measurements can be accomplished in the complex realm of high-energy collisions of heavy nuclei, and that these measurements can provide definitive experimental statements about the hot, dense matter created in the initial stages of these collisions.  Each of the four RHIC detector collaborations has provided its “Decadal Plan”  for detailed study of fundamental questions in quantum chromodynamics over the next decade, exploiting this new form of matter as well as the availability of high-energy polarized proton collisions.

The Decadal Plans can be found at www.bnl.gov/henp/ .

From what we know so far, it is clear that a high priority for further exploration of deconfined matter in heavy ion collisions at RHIC requires extension of the capabilities of the two large detectors, PHENIX and STAR, to identify and measure the production of high-momentum particles carrying the strangeness, charm, and beauty quarks.

Supported by R&D work that has been carried out over the past several years, each of these detector collaborations has submitted a proposal for an upgrade of modest cost, using advanced technology, to implement new capability for particle detection over the next 3-5 years.  These represent the initial stages of the Decadal Plans for PHENIX and STAR.  These proposals are being submitted to DOE for initial funding in FY 2005.

The STAR group proposes to build a cylindrical array of 24,000 channels of time-of-flight detectors, surrounding the main Time Projection Chamber (TPC) tracking detector, with time resolution of ~100 picoseconds.  This project uses the recently developed Multi-Gap Resistive Plate Chamber (MRPC) technology, which has now been well-proven in experiments at CERN and in a prototype detector that was operational in STAR during the FY 2003 RHIC run.  It will allow particle identification for more than 95% of all particles produced at mid-rapidity in STAR, including multiply-strange baryons, and, in conjunction with the TPC and Electromagnetic Calorimeter, will provide large samples of identified electrons from the decays of charm and beauty particles.  This project is being proposed for DOE funding of $4.3M, with an additional in-kind contribution from China, where the MRPC modules will be fabricated, of $2.3M.

The PHENIX detector collaboration proposes to build a fine-grain, high-resolution silicon tracking detector (Silicon Vertex Tracker) to provide precision measurement of heavy quark production (charm and beauty) in nucleus-nucleus, proton(deuteron)-nucleus, and polarized proton-proton collisions.  It will add high-resolution vertex detection to the existing powerful electron and hadron identification capability of PHENIX to provide clean selection on the (rare) decays of heavy quark states. The detector consists of two inner layers of 200(m thick silicon with 50x425 (m2 active pixels, and two outer layers of 80 (m by 3.1 cm active strips, with a total of ~1,500,000 channels. This project is being proposed for DOE funding of  $5.6M.  These funds will be supplemented by in-kind and cash contributions from the RIKEN Institute of about $3M, during calendar years 2004 – 2006.

In the meantime, with plans unfolding for long-term operation of the RHIC facility, along with increasing demands for reliability and stability of the beams, BNL has proposed an initiative for new pre-injector for RHIC based on the Laboratory’s development of an advanced Electron Beam Ion Source (EBIS).  The new preinjector would consist of an EBIS high charge state ion source, a Radio Frequency Quadrupole (RFQ) accelerator, and a short linac.  Presently, one or two 35-year old Tandem Van de Graaff accelerators are used for RHIC pre-injection, but the recent advances in the state of the art in EBIS performance by more than an order of magnitude now make it possible to meet RHIC requirements with a modern linac-based preinjector.

The EBIS preinjector offers the following benefits:

- Improvements in reliability, setup time, and stability should lead to increased integrated luminosity in RHIC

- Reduced operating costs and avoidance of ~ 6 M$ in reliability-driven investments in the tandems

- Elimination of two stripping stages and an 860 m long transport line, leading to improved performance

- Simplification of Booster injection (few turn vs. present 40 turn)

- Increased flexibility to handle the multiple simultaneous needs of RHIC, NSRL, and AGS

- Capability to provide ions not presently available, such as noble gas ions (for NSRL), uranium (RHIC), or, with additional enhancements, polarized 3He (eRHIC)

The estimated cost to implement EBIS is $17.5 M from DOE NP, if funded over 3 years.  Of this, 3.3 M$ would come from RHIC operating fund, 6.4 M$ from existing AIP funds, and 7.8 M$ would be new funds required either from NP, or with some partial contribution from NASA.  A pre-proposal for EBIS has been submitted to DOE, requesting funding to begin in FY 2005.

The projected facility costs shown in Table 3 include funding for the STAR, PHENIX, and EBIS upgrades.

# The Mid Term Outlook – RHIC II

Current work at RHIC has shown that detailed exploration of the fundamental properties of new matter produced at RHIC can be carried out using experimental probes that carry information directly from the thermal plasma of quarks and gluons produced in these nuclear collisions.  Such probes include the spectra of heavy quarks (charm and beauty) that are formed in the earliest stages of the collision, and are so massive that their dynamical properties are not lost to thermalization at the temperatures and densities that prevail in the plasma of light quarks and gluons.  Another class of such probes is the measurement and classification of high-momentum jets of particles corresponding to energetically scattered quarks and gluons.  Accurate measurements of large samples allow experiments to carry out, in effect, a tomography on the initial dense matter with “beams” of quarks and gluons.

Light quark-antiquark pair interactions measured via the spectral function of low-mass vector mesons give precise information on the massive bound states of these partons in the plasma.  Heavy flavor quark-antiquark pairs, with their large current masses, are less sensitive to chiral symmetry effects, and thus could carry information on the deconfinement transition.  Through high statistics measurements of J/(, (’, (c, and upsilon (1s, 2s, 3s) we can disentangle competing effects through comparison with lattice QCD calculations, and thus gain direct information on how the quark-antiquark potential is modified in the dense medium.

Quark-antiquark annihilation in a plasma should yield direct real and virtual photons that reflect the thermal history of the system.  A precision measurement of this signal is a major goal of RHIC II.  Furthermore, while we are currently gaining insight about light quark interactions with the medium by means of high-pT probes, at RHIC II the focus will shift to the interactions of heavy quarks, which are expected to be substantially different due to the predicted “dead-cone” effect.  With tagged D and B mesons, we can study how heavy quarks propagate in the medium.

These measurements, and others like them, involve extremely rare phenomena. To cite two examples from the Decadal Plans:

- The proposed measurement by PHENIX of the spectrum of Upsilon states requires a Au-Au integrated luminosity (delivered) of 10 nb-1.

- The measurement of the energy loss of heavy-quark jets in a dense medium, proposed by STAR through the measurement of b-anti-b jet spectra, also requires a delivered sample of 10 nb-1 in Au-Au collisions.

At the current (design) luminosity, these measurements would require ~160 weeks of Au-Au running to acquire.  To achieve this, along with the necessary proton-proton comparison data, would require about a decade of facility operation in the mode described in Sec. II above.

Such measurements require beam collision rates an order of magnitude greater than the present RHIC capability.  They also require substantial upgrades to the existing large detectors, STAR and PHENIX, to provide enhanced sensitivity to the signatures of these processes, and to implement electronic readout, data acquisition, and trigger systems matched to the increased collision rates.  The proposed RHIC II Project consists of major upgrades of the RHIC collider and detectors, to provide this new capability for studying extremely rare processes with high precision in high-energy nucleus-nucleus, proton-nucleus, and proton-proton collisions.

# These high-luminosity heavy ion studies are essential to fully characterize the QCD matter produced at RHIC.  The matter produced at higher energy in an eventual heavy ion program at the LHC will likely be much more sensitive to the low Bjorken-x behavior of the parton distribution functions and may well be fundamentally different than that produced at RHIC.  As a practical matter, the type of measurements planned for the high luminosity physics program at RHIC will not begin at the LHC until well after the initial survey phase of that program.  These measurements require large data samples, taken over long running periods with multiple beam conditions.  A detailed understanding from the RHIC program may well be required to help guide the LHC experiments to those measurements where the high energy may be exploited to best advantage, given the limited heavy ion running time ((1 month per year) planned to be made available by CERN.

The present RHIC luminosity is limited by intra-beam scattering, which is particularly severe with the high charge of the gold ions.  The growth of the beam size due to this effect can be overcome by cooling the beams with a high intensity cold electron beam.  To cool the 100 GeV/n gold beam with 109 ions per bunch in RHIC, a 54 MeV electron beam with an average current of about 100 mA is required.  The high beam power of about 5 MW of the electron beam makes it necessary to recover the beam energy by decelerating it in a superconducting linac, a technique that has been successfully demonstrated at Jefferson Lab, and is presently the focus of an R&D effort at BNL that is funded at the level of $2M in FY 2004.  The target for Au-Au luminosity with RHIC II is 7x1027 cm-2sec-1, which is approximately 40 times the present design value.

The PHENIX and STAR Decadal Plans identify the detector upgrades required to carry out the RHIC II physics program.  These upgrades comprise:

- Precision inner tracking devices capable of directly observing charm and beauty decays;

- Fast, compact, high-resolution Time Projection Chambers;

- “hadron blind” tracking for efficient rejection of Dalitz and conversion electron pairs to enable measurement of low-mass lepton pairs and low-pt direct photons;

- Micro-electronics for fine-grain, low-mass detectors;

- Improved data acquisition and trigger techniques to handle very large data volumes at high rates.

A “fast-track” program of R&D to develop the necessary technology for STAR and PHENIX, as well as possible new detectors, for high-luminosity running was recently reviewed by an independent committee appointed by BNL management, the RHIC Detector Advisory Committee.  The structure and activities of this standing committee can be found at  www.bnl.gov/physics/rhic_DAC.htm.  This detector R&D is funded at the level of $1M in FY 2004.

The cost of RHIC II is estimated at $153M FY03 dollars.  The project will be ready to start construction around 2008, a time scale that is consistent with that indicated in the DOE Office of Science 20-year facility plan.

The scientific importance of the RHIC II upgrades was acknowledged in the most recent NSAC Long Range Plan, published in April 2002, which states: “An upgrade program such as the RHIC II initiative will allow in-depth pursuit of the most promising observables characterizing the deconfined state.”  The next Long Range Plan process is expected to begin in 2005.  If RHIC II is to be realized on the timescale foreseen here, it will have to be a centerpiece of this plan.  Thus, it will be important over the coming year to fully develop the scientific case, the scope (particularly with regard to detector upgrades), and the cost for this initiative.

# The Long Term Outlook – eRHIC

With strong roots in the heavy ion program, the spin program, and the p(d)-A measurements in RHIC and RHIC II, eRHIC will probe the fundamental quark and gluon structure of strongly interacting matter with high precision.  The new scientific opportunities include:

- Partonic matter under extreme conditions.    eRHIC will explore fundamental nuclear physics by determining the quark and gluon momentum distributions in nuclei.  Determination of the gluon distribution in nuclei is vital to understanding the complicated processes underway in relativistic heavy ion collisions.  Measurements of the proton structure function at low x show that the gluon distribution grows rapidly with decreasing x.  When the gluon density becomes large, it may saturate and give rise to a new form of matter known as the ‘Color Glass Condensate’.  eRHIC will enable a search for this exotic aspect of parton structure in nuclei by using gluon observables.

- Hadronization in nucleons and nuclei.  The evolution of colored quarks and gluons struck by the virtual photon in deep inelastic scattering into observed colorless hadrons is one of the clearest manifestations of confinement.  eRHIC will make it possible to observe the complete array of decay products in deeply inelastic scattering of electrons from the nucleon and nuclei.

- Quark and gluon distributions in the nucleon.  eRHIC offers a unique capability for measuring ‘flavor-tagged’ structure functions by providing access to a wide range of final states.  Quark and gluon distributions in nucleons, nuclei, and possibly even mesons can be mapped in a flavor tagged mode.

- Spin structure of the nucleon.  eRHIC, operating at the highest center-of-mass energy, will provide data on the proton’s spin-dependent structure functions at lower x than possible in any previous experiment.  This information, along with that from scaling violations, will likely be indispensable for obtaining definitive answers about the quark and gluon spin contributions to the proton spin.  Measurements of the spin structure functions gl of proton and neutron (possibly using polarized 3He beams) will allow a precision test of the Bjorken sum rule.  At highest momentum transfer, parity-violation in electroweak structure functions will be accessible.  In addition, eRHIC, with its variable electron and proton beam energies, will also be ideal for exploring the nucleon spin structure in the valence region.

When eRHIC is constructed, RHIC will be providing high luminosity, electron-cooled ion beams and high luminosity, highly polarized proton beams.  The present design of an electron-ion collider, based on the existing RHIC machine, requires the construction of an electron accelerator ring with 5-10 GeV energy, that will have 1/3 of the RHIC circumference and collides with the ion beam in one of the existing RHIC experimental areas. The electron beam is produced by polarized electron source and then accelerated to collision energies by full energy linear accelerator. In order to minimize electron linac size and cost the beam recirculation is used to pass the beam twice through the same linac accelerator sections. Positron beam also can be accelerated and used, but the polarization is acquired then in the ring itself due to synchrotron radiation process.

The electron ring consists of two arcs with regular FODO structure and two straight sections: one includes the interaction region and the other injection and rf systems. The polarization setup for the electron beam also includes a pair of solenoidal spin rotators around the interaction region to produce longitudinal polarization.

The RHIC ion rings already have dedicated magnet insertions, Siberian Snakes and spin rotators, in order to provide high energy polarized proton beam for the collisions.

Main beam parameters for the present design for high energy e-p and e-Au collisions are shown in the Table below.

|  | e-p collisions | e-Au collisions |
| --- | --- | --- |
|  | p | e | Au | e |
| Circumference [m] | 3833 | 958.25 | 3833 | 958.25 |
| Energy [GeV] | 250 | 10 | 100/u | 10 |
| Number of bunches | 360 | 120 | 360 | 120 |
| Bunch population [1011] | 1 | 1 | 0.01 | 1 |
| Beam current [A] | 0.45 | 0.45 | 0.36 | 0.45 |
| Rms emittance [10-9m], x/y | 9.5/9.5 | 53/9.5 | 9.5/9.5 | 53/7.5 |
| Beta function at IP [cm], x/y | 108/27 | 19/27 | 108/27 | 19/34 |
| Beam size at IP [mm], x/y | 0.1-0.05 | 0.1-0.05 |
| Beam-beam parameter, x/y | 0.007/0.003 | 0.029/0.08 | 0.007/0.003 | 0.022/0.08 |
| Luminosity, [1032 cm-2 s-1] | 4.4 | 0.044 |

The electron cooling of Au beam, which should be added to the RHIC rings as part of the RHIC II project, is necessary to provide the listed luminosity for electron-gold collisions.

Another possible design of electron machine, which brings polarized electron beam to the collision point directly from a superconducting energy recovery linac, is also under consideration.

The estimated cost of eRHIC, approximately $500M FY 03 dollars, includes the addition of a new detector or detectors optimized for e-A and polarized e-p collisions.  Construction could start around 2010 if driven only by technical factors; a construction start later in the next decade is foreseen by the Office of Science 20-year facility plan.

A significantly expanded scientific community will be served by the facility when eRHIC operations commence.  Segments of the QCD and hadronic physics communities in the US (Fermilab, Jlab, SLAC) and Europe (DESY/HERA/HERMES, CERN/Compass) are expected to participate in the research program and are now getting involved in the formulation of the eRHIC physics program at various levels, including IR and detector design.  Further, MIT/Bates is involved deeply in the design of the electron ring and this involvement is expected to continue into the construction of eRHIC.

Appendix 1

Table 2

RHIC 5 Year Planning – Constant Effort

Summary of Beam Use Proposals

| Fiscal Year | 2003 | 2004 | 2005 | 2006 | 2007 | 2008 |
| --- | --- | --- | --- | --- | --- | --- |
| PHENIX | d+Au 200 GeV 16 weeks, 2.7 nb-1 p+p 200 GeV 10 weeks, 0.35 pb-1, 27% | Au+Au 200 GeV 5+14 weeks, 123 ub-1 [315 (b-1] p+p 200 GeV 5+0 weeks beam development | Si+Si 200 GeV 5+9 weeks, 2.2 nb-1 [5.6 nb-1] p+p 200 GeV 5+5 weeks, 1.2 pb-1 [3.0 pb-1] 50% | Au+Au 62.4 GeV 5+19 weeks, 45 ub-1 [115 (b-1] | p+p 200 GeV 5+19 weeks, 62 pb-1 [159 pb-1] 60% | Au+Au 200 GeV 5+19 weeks, 840 ub-1 [2150 (b-1] |
| STAR | d + Au 38.2M 5+11 weeks ; pp 10 weeks : T 0.39 pb-1 L 0.37 pb-1 | AuAu 5+14 pp 200 GeV 5 wk | Au or Fe 5+9 Energy scan pp 200 GeV 5+5 wk | d + Au 5+9 pp 200 GeV 5+5 wk | AuAu 5+5 pp 200 GeV 5+9wk | AuAu 5+10 pp 500 GeV 5+5wk |
| PHOBOS |  | AuAu@200 5+10(18) FeFe@200 5+4(6) | pp@200 5+7(12) AuAu@63 5+7(12) | pp@500 8+4 Add. Species Add. Energy | Possible additional running to make up shortfalls | ------------- |
| BRAHMS |  | Au-Au 200 5+19 | Fe-Fe 200 5+5 pp 200 5+4 | Au-Au 63 2+6 Au-Au 200 2+5 pp 200 5+4 | ----------- | ------------- |

Note:  The summary for PHENIX includes the proposed size of the recorded  data sample for each run.  This takes account of an assumed  detector efficiency (60%) and an efficiency for events that survive vertex cuts and other quality control (65%).  The corresponding values for the delivered data rates are shown in brackets.  The latter should be compared with the numbers in Table 1.

Table 3   RHIC Planning:  Constant-Effort Budget case (27 wks/yr)

FY 2003 entries are in actual dollars; subsequent years are in FY 2004 dollars,

| Fiscal Year | 2003 | 2004 | 2005 | 2006 | 2007 | 2008 |
| --- | --- | --- | --- | --- | --- | --- |
| PHENIX Ops Costs R&D Ops Equip. Res. Equ. | $6.0M (24K/wk) $0.12M $0.5M | 6.3M (27K/wk) 0.5M 0.5M | 6.5M (42K/wk) 0.95M 0.5M 2.85M VTXb, HBD, DAQ | 6.6M (42K/wk) 0.6M 0.5M 2.95M VTXb, HBD, DAQ | 6.6M (42K/wk) --- 0.5M 4.2M VTXb/e, TPC, DAQ | 6.6M (42K/wk) --- 0.5M 4.5M VTXe, TPC |
| STAR Ops Costs R&D Ops Equip. Res. Equ. | $5.9M (38K/wk) $0.12M $0.49M $3.0M BEMC [$1.5M EEMC] | 6.4M (40K/wk) 0.5M 0.6M 2.7M BEMC, EEMC | 6.4M (40K/wk) 1.73M 0.45M 2.0M TOF | 6.4M (40K/wk) 1.28M 0.45M 5.0M TOF, MVTX, FTU | 6.4M (40K/wk) 0.3M 0.25M 8.5M MVTX, DAQ, FEE, FTU | 6.4M (40K/wk) --- 0.25M 4.5M MVTX, DAQ, FEE, TPC |
| PHOBOS Ops Costs Ops Equ. | $0.86M (10K/wk) | 0.89M (10K/wk) 0.1M | 0.89M (10K/wk) 0.1M | 0.89M (10K/wk) 0.1M | .89M (10K/wk) ---- | ------------- |
| BRAHMS Ops Costs Ops Equ. | $0.78M (10K/wk) | 0.8M (10K/wk) 0.11M | 0.8M (10K/wk) 0.1M | 0.8M (10K/wk) 0.075M | ----------- | ------------- |
| RCF Ops Costs Ops Equ. | $5.18M $2.0M | 5.64M 2.0M | 6.13M 3.4M | 6.13M 2.0M | 6.13M 2.0M | 6.13M 2.0M |
| C-AD Ops Costs R&D Ops Equip. Res. Equ. | $90.3M (350K/w) $0.9M $4.4M --- | 90.9 (350K/wk) 2.0M 4.5M --- | 90.9M (350K/wk) 2.0M 4.5M 2.5M EBIS | 94.9M (500K/w) 2.0M 4.5M 2.5M EBIS | 94.9M (500K) 2.0M 4.5M 2.5M EBIS | 92.8M (500K) 2.0M 4.5M --- |
| ALD/Users | $0.86M | 0.90M | 0.90M | 0.90M | 0.90M | 0.90M |
| Totals Ops costs R&D Ops Equip. Ops Total Res. Equ. | $109.8M (432K) $1.1M $7.4M $118.4M Actual: $118.0M $3.0M | $111.8M (437K) $3.0M $7.8M $122.6M Pres: $121.1M $2.7M | $111.6M (452K) $4.7M $9.05M $125.3M $7.35M | $116.6M (602K) $3.9M $7.5M $128.0M $10.55M | $115.8M (592K) $2.3M $7.15M $125.3M $15.4M | $112.8M (582K) $2.0M $7.25M $121.9M $9.0M |

# Text boxes

Scheme 1

Scheme 2

Scheme 3