University of California, Santa Barbara

Stanford University

The Library of Congress

An Interim Progress Report

September 2004 – October 2007

Table of Contents

Introduction to NGDA and NDIIPP

NGDA Principles

Technical Architecture

UCSB Implementation: Ingest, Server, and Clients

Stanford University Systems: Access, Ingest, and Storage

Format Registry

Metadata Treatments

Collections

Collection Development Policy

Rights Management and Contracts

Content Provider Agreement

Node to Node Agreement

Procedural Manual

Introduction to NGDA and NDIIPP

The National Geospatial Digital Archive (NGDA) was formed in 2004 as part of the National Digital Information Infrastructure and Preservation Program (NDIIPP). Concerned that millions of nationally important digital information resources are in danger of being lost or corrupted, the Library of Congress established a groundbreaking preservation network, made up of public and private sector organizations, to save our nation's digital heritage. The NGDA is one of the NDIIPP projects working at archiving geospatial data and images that are at risk of disappearing.

Digital geospatial imagery is now a critical tool for state and federal researchers of complex matters, including disaster relief, census data and land use management. It is used by federal agencies in their antiterrorism work as well. The University of California at Santa Barbara and Stanford University are working together to as the NGDA, a collecting network for the archiving of geographic information produced with spatial software. They have partnered to construct a nationwide digital collection and preservation system. The NGDA has been preserving geospatial imagery and aging maps. The NGDA recognizes that the geospatial information provides critical tools for state and federal researchers pursuing greater understandings of complex matters including: disaster relief, census data, and land use management. Other features of the project include a geospatial format registry, common best practices for archiving digital geospatial data and policy agreements among the partners.

The project utilizes the developed hardware for retention and distribution of cartographic material of both universities: The Alexandria Digital Library (ADL) and Stanford Digital Repository (SDR). Both institutions also house significant collections of material for inclusion. The NGDA system is designed to archive collections at UCSB, Stanford, and elsewhere rather than at a single location.

The NGDA partnership brings a breadth to the archive’s collection. UCSB’s focus is largely born-digital collections, such as those it currently collects, e.g., LANDSAT imagery and other born-digital content from university, corporate and government sources, and images and reference data accessible at independent web sites. Stanford focuses on historically-oriented geospatial collections and outreach to organizations (particularly professional societies and state and local agencies) unlikely or unable to assure preservation of their own resources, including digital materials converted from analog sources.

NGDA initiated the project by defining an overall project goals associated with preservation of digital geospatial information. Other first steps in the project include: identifying the issues that need to be addressed regarding long-term preservation in general, and preservation of geospatial data in particular; specifying requirements that must be met to achieve the overall project goal; and determining where the scope of the project could be safely and most effectively limited. The result of this work is encapsulated in the "NGDA First-year Roadmap” (http://www.alexandria.ucsb.edu/~gjanee/ngda/roadmap.html).

The project’s initial goals were to:

- Create a new national federated network committed to archiving geospatial imagery and data.

- Investigate the proper and optimal roles of such a federated archive.

- Collect and archive major segments of at-risk digital geospatial data and images.

- Develop best practices for the presentation of archived digital geospatial data.

- Develop partner communication mechanisms for the project and then ongoing.

- Develop a series of policy agreements governing retention, rights management, 
obligations of partners, interoperability of systems, and exchange of digital objects.

The NGDA project has both research and development components. Research topics include considerations for long-term preservation; collection development, including prioritization and scope; architectural and economic models; rights issues; and best practices. The two libraries are developing prototype archives for housing the data and jointly creating a geospatial format registry to describe the data being stored. During the second year of the grant the two archives will be federated using the Alexandria Digital Library (ADL) software interface (see Figure 1).This interim report details NGDA’s pursuit of these objectives and related achievements and discoveries from first three years of the project.

NGDA Principles

To better understand the nature of geospatial data and how it is produced and managed in practice, and to gauge the extent to which and the ways in which data providers can work with archive providers in archiving their content, NGDA hosted a workshop of data providers. Attendees (http://www.ngda.org/meetings.php) representing institutions attended along with several storage vendor representatives. Out of this workshop emerged the following principles:

- Archival must be extremely cheap and easy to be achieved on any scale. Providers simply do not have the funding, staffing, and other resources (and frankly, do not have the mandate) to address many of 
the issues surrounding long-term preservation.

- Archival content will long outlast the archival system that currently contains it, and therefore archival systems must be designed to be easily migratable as a whole. Furthermore, archival systems should offer a complete, base-level representation of content that requires minimal to no migration to handle the inevitable situation in which resources are not available to perform a proper migration (e.g., the situation when an archive provider goes out of business).

- Geospatial data differs from other types of content, such as  textual documents and audiovisual materials, in that there is often  information required for its proper understanding that is not, in 
 practice, stored along with the data or even the metadata. This  information (e.g., sensor platform documentation in the case of  remote-sensing imagery) must be archived along with the data.

- The format registry, which is needed to identify and store archival object semantics, has emerged as a major piece of work that is not currently satisfied by any external efforts despite being required by virtually every other NDIIPP awardee. We have begun creating a registry that is itself an archive of format specifications and related materials.

Technical Architecture

NGDA looked closely at how UCSB and Stanford could best collaborate, and best take advantage of each other's work and leverage other, ongoing efforts. Major points of technical interaction will occur at two levels: use of ADL as an access mechanism and unified interface across federations of archives, with UCSB and Stanford being initial nodes in the federation; and development and population of a shared registry of geospatial formats and products.

The two repositories are being built using similar technologies while at the same time meeting the specific needs of each institution. Both architectures contain standards-based interfaces, clearly defined metadata formats, an underlying format registry, a goal of end-to-end automation of the systems, and exploration into open source front ends. UCSB has developed a repository specifically to house geospatial information, with tools and templates designed around common data structures. Stanford is building a repository to hold all of its digital content no matter what its nature; the goal is to determine if a general digital repository can adequately handle the complexities of geospatial data formats using standard metadata and a content transfer manifest, which include provisions for geospatial information. As of the end of December 2005, both repositories were complete through their first stages and had ingested geospatial data.

Figure 1. The overarching project activities for the three-year life of the NGDA contract with the Library of Congress (http://www.alexandria.ucsb.edu/~gjanee/ngda/project-activities.pdf)

UCSB's prototype archive is being built on an Archivas storage array. UCSB has developed a simple data model in which digital objects (as defined in the Kahn/Wilensky framework) are represented as directories of files tied together by manifests represented as XML documents. Some preliminary data model diagrams can be found at: http://www.alexandria.ucsb.edu/~gjanee/archive/2005/ngda-arch-update.pdf.

Access to the archive will initially be provided by making archive objects and archive components directly Web-accessible and crawlable by search engines; later access mechanisms will include ADL and an OAI-PMH metadata server to support creation of third-party access mechanisms. 
An ingest crawler and archival server are being developed with an initial focus on ingestion by bulk crawling of large collections that are sufficiently homogeneous as to allow description of their content 
by ingest templates.

Stanford's archive is being built on the Archivas storage array as well, with a robust ingest process based on the development of the Transfer Manifest, a METS-based specification for transferring descriptive, technical, and structural metadata along with digital objects. Objects will be packaged with their metadata within Archivas, with a tape robot writing out copies to be stored at geographically separate locations for redundant backup. Metadata is also being stored separately within Archivas to allow full search capabilities, and to allow the archiving of format specifications as determined by the format registry and the Type C team. A reconstructor is being created to control access (authorization, authentication, and bandwidth), allowing those with the authority to be able to search and retrieve items from the archive through a web-based, scriptable interface.

Stanford and UCSB will both be including ADL and OAI-PMH access layers to allow federation of archives. Stanford will create an abstraction layer within the reconstructor to allow multiple federation and distribution interfaces, applying security restrictions as appropriate to all access.

Finally, Stanford will also be doing format migration where possible, to keep playability at a maximum for ingested content. This is codified by a contract system, where contributors agree on a preservation contract which dictates the level of preservation, and steps to be taken, to ensure satisfaction on both sides of the transaction.

UCSB Implementation: Ingest, Servers, and Clients

Ingest

From the outset of the project, it was clear that data loading, or 'ingest', was an area that would require serious work and investigation. Early on, several approaches to the problem were modeled and considered. As a result of this work, it became clear that a proactive 'pull' approach, in which the majority of the work and responsibility for ingest was placed on the archive instead of the data provider, was best suited to the project goals of preserving at-risk data.

With an approach firmly established, design and implementation began. Design work focused on a bulk ingest tool, which seemed the most efficient way to handle the types of data that had at that point been acquired for the archive. A prototype bulk ingest tool was built based on these designs. This prototype served as a proof of concept and gave insight into what a fully featured ingest system should look like. Development began on a new, more modular version of the bulk ingest tool. This tool proved very successful, allowing for the ingest of several test collections into the archive.

By this point, it had become clear that the original NGDA data model was too sparse to meet the needs of the archive. A revised version of the data model was drafted and adopted. This required all of the archive software to be updated, and when coupled with hardware issues, required all data loaded to be re-ingested. With a solid basis in the new data model, more ingest utilities were developed. Prototype single-item ingest tools were created. A workflow suite was created to allow for user oversight and feedback during the ingest process. These tools are now live, and the archive has enlisted the help of a metadata librarian to catalog and assist in the ongoing ingest process.

Server

One of the first ideas seized upon during the NGDA project was that an archive should be hardware independent; that it should be able to migrate forward as technology changes. To achieve this goal, it was necessary to separate the various components of the archive from the underlying storage system. The NGDA server was designed to meet this need. The server was designed and implemented as a intermediary between data manipulators (like the ingest system) and the redundant, secure storage (Archivas). The server was also designed to handle some system capability checking tasks, such as ensuring data integrity by comparing md5 checksums. The server was implemented and successfully deployed. It was necessary to refactor some of the design when the NGDA object data model was revised, but this was handled successfully. The server is currently operational and is essential to the operation of the archive.

Clients

The NGDA vision of the modern archive places access on the same level (or very near the same level) as preservation. Given the focus of NGDA on geospatial data, it was decided that some serious investigation should go into providing and improving a geospatial search interface. UCSB's Alexandria Digital Library project was used as a starting point for this investigation. Planning and design cycles were spent investigating what would make a geospatial user interface truly intuitive. As a result of this work, the 'Glide' interface was developed. The streamlined Glide interface met with very positive reviews during user testing. However, Glide was constructed as a prototype, and as such had fundamental issues with scaling and maintainability. Taking the lessons learned from Glide, work was started on a new interface, dubbed 'Globetrotter'. The Globetrotter interface was designed to take the best aspects of the Glide prototype and build them on a solid base. Globetrotter is now available at:

http://clients.alexandria.ucsb.edu/globetrotter/

While spatial-based searching has been the main focus of user interface work under NGDA, more traditional types of access have not been neglected. A filesystem-based view of the archive, called 'ArchiveView', was created. This view into the archive was created to serve two purposes. The first was to maintain a consistent look and feel for the archive, despite any shifts in underlying storage. The second was to provide a 'crawlable' interface into the archive, so that search engines could index the textual information that objects posses. The ArchiveView service is currently operational.

Stanford University Systems: Access, Ingest, and Storage

Stanford NGDA Technical Information

The Stanford Digital Repository (SDR) was built on the premise that to be successful, the NGDA would be required to accept varied storage systems as nodes. Testing with identical nodes, and then bringing in a new node of a completely different architecture was a daunting task. Since UCSB was building a single-purpose storage system for data downloaded for NGDA, Stanford built a robust, general archival preservation repository to house the data collected by the Stanford node.

To demonstrate federation, Stanford and UCSB agreed on UCSB’s Alexandria Digital Library (ADL) interface, a single-purpose interface for viewing geospatial data. Since ADL requires metadata in a different format than either NGDA node is using, Stanford created a system to populate a database with ADL-format data. UCSB is currently working on doing the same with their data, as well as extending ADL to make these transformations easier. Because of this transformation, any location with an ADL viewer can include Stanford’s NGDA data in its search area.

The bulk of Stanford’s NGDA data comes from the David Rumsey collection. He originally presented Stanford with a large stack of DVDs full of map imagery. Stanford made the decision to purchase a bulk DVD reader, and copied the data onto large Terabyte hard disks, copies of which were sent back to David. Metadata for these images was stored separately. David considered the metadata of record to be from the online catalog hosted by Luna Imaging. This catalog is stored remotely on the Luna servers. The Luna metadata lacked coordinate information for each image, which required that we integrated it with the cataloging records for the same images created in MARC and imported into the Stanford OPAC (Socrates) from OCLC.

The Stanford NGDA team wrote software to consolidate and reconcile these two metadata sources into Transfer Manifests, and began ingestion into the archive. This created a complex set of problems unique to this collection. For example, not all of the imagery had coordinate data due to its inherent nature. We had to manually identify classes of imagery that were “correct” without coordinate data such as title pages, views, text pages, and ephemera. The Transfer Manifests were coded to look for a bounding box of 4 coordinates. Some images were cataloged with only two, which is allowed in AACR2R cataloging for individual points or towns. The team at Stanford spent a significant amount of time manually correcting and checking the metadata before ingesting it into the archive. The vast majority of the Rumsey collection has been reconciled and ingested into the repository.

The remaining metadata records are significantly more complex due to the cataloging conventions chosen by the Rumsey team. For example, one OCLC record is created for an atlas while in Luna each atlas page has its own record. In Luna, individual atlas pages are occasionally shown with their covers, while in OCLC there are no records created for the covers, leaving imagery with no secondary metadata source. (While the cover should not have any coordinates associated with it, the programming notes this anomaly as an error, which then must be checked manually.) Some images include more than one map (2 or more images on the same page) which leads to an OCLC record with an equal number of coordinates in repeating mathematical data fields. It is unclear if it is possible or advisable to try and orient these images correctly in space in the ADL viewer. Again, decisions must be made for this “class” of materials by the Stanford team. We were surprised to discover that even with robust metadata there were still so many types of exceptions that required human intervention. Before working with the materials we had been concerned with getting no metadata or poorly designed/completed metadata. We did not expect to spend so much time reconciling records and making decisions on a case by case basis for a significant portion of the 15,000 items in the collection.

Work is well underway on the second large collection to be ingested into the SDR, the Stanford Geological Survey. This collection includes over 5,000 images both of map and accompanying book related materials. The Stanford team has been working for many months on cleaning up and associating the right metadata records with the individual images. We know in advance that coordinates will be a problem when accessing through the ADL viewer. Due to budgeting constraints, the Branner Library catalogers were only able to catalog the sheets at the county level regardless of the granularity of the mapping. If the map fit within a county, it was given the coordinates of the region. None of the maps had coordinate data included (although we clearly knew the region being mapped), which meant that each one would have had to be researched against topographic maps of the same region.

Maps from each field season where gathered into one MARC record with the primary author status being given to the first author listed on the first map. The rest of the maps and their accompanying authors were listed in a series of Contents Notes (repeating 505 fields). Spreadsheets have been created linking each image to its correct authors. This gives one the ability to pull up the correct map by author name and lessens the chance for false hits when searching. The primary display mechanism for this collection will be Stanford’s Luna Insight browser with the archival imagery being stored in the SDR for retrieval when necessary. This collection will be ingested in the winter of 2007/8.

The SDR consists of four main pieces, only three of which are architectural. It includes the Transfer Manifest to store metadata in a standards-based, universally searchable and retrievable format (mentioned elsewhere in the report), and three architectural components; Ingest, Storage, and Access.

SDR Ingest is design to work with the Transfer Manifest to scan incoming data of any sort for viruses, validate its metadata and file structure, evaluate checksums to guarantee integrity, and then repackage digital objects for archiving. It consists of a single server running the ingest code, with a module designed to pull data from the non-secure staging area into the secure ingest area after validation.

The Storage layer is a complex system run by a storage manager, which stores all metadata in an online cache, and then writes the archival packages (with metadata included) to tape and distributes them to geographically remote tape storage locations. The storage layer also includes a small server to accept outside requests from the access layer, and to broadcast certain actions and changes. Some data (including a full copy of all metadata) is stored in an online, self-healing, replicated disk system. Archivas was originally chosen for this, but due to support issues and some additional research, Stanford has switched to Sun’s Honeycomb system.

SDR Access is a service built onto the SDR, and is still under construction. It pulls all the metadata into a third metadata cache outside the repository, and uses Lucene (the XTF version) to make all the metadata available through constrained or full-text search to a user interface that allows users to search or browse the database, based on their permission levels (a per-collection setting). Users can set bookmarks, create lists, and search for individual objects within the repository. This layer communicates directly with the access layer to receive notifications of new digital objects.

This robust, redundant design ensures that data deposited into the SDR will be preserved, accessible, and actively managed indefinitely. This is a critical component of the NGDA project; not only can Stanford download large quantities of data and hand them over to the Library of Congress, but if allowed, SDR can store that data securely and availably, making it accessible by whatever federation mechanism are deemed appropriate. The ADL federation work is one example of the ease of access to NGDA data in SDR – Stanford believes that a solid, well designed, long term repository is a core component of any project based on data collection and preservation.

Format Registry

Technically, geospatial data is more complex than standard digital formats. This must be accounted for when archiving the data. In order to preserve a data format, information about that format must be known. The archive has to have an automated way to understand the file it has received and to verify that it is what it purports to be. This format information is typically stored in a registry, which records detailed metadata about the types of ﬁ les. For example, format information for a GeoTIFF would include specifications for the correct TIFF standard and explanations of any accompanying files, such as those containing projection information. The format registry can be as complex as a custom-made database or as simple as a Web page or text document.

The Library of Congress, along with many other organizations, has spent a great deal of time describing formats and housing that information in format registries. Caroline Arms and Carl Fleischhauer compiled the format registry for the Library of Congress in order to help determine the sustainability of any given format throughout its content life cycle, to gain an understanding about which formats are more sustainable than others, and to develop strategies for sustaining the content they receive. The content categories studied include still image, sound, text, and moving image. They did not populate a format registry for geospatial data formats (Arms & Fleischhauer, 2005).

After searching unsuccessfully for other groups that had created a format registry for geospatial data, the NGDA team decided to build its own. Work is ongoing to describe the data elements necessary for preservation on four formats: digital orthographic quarter quadrangles (DOQQs), digital raster graphics (DRGs), Environmental Systems Research Institute (ESRI) “shapefiles,” and Landsat imagery. (Other document formats will be analyzed as content selection for the archives progresses.) These file formats have differing levels of complexity.

All of them contain multiple files that must travel together in order to make the format usable now and in the future. For example, ESRI shapeﬁles are in a proprietary data format and are used in proprietary software. According to the specifications published by ESRI, only the .shp, .dbf, and .shx ﬁles are mentioned as part of the shapeﬁle itself. But, with each shapeﬁle there may also exist numerous other ﬁles, such as .sbn, .ain., and .prj ﬁles. Public documentation to reference these files and their role in the playability of the file itself is not available. Correspondence with ESRI staff was necessary to ascertain whether or not they considered the last three files necessary to preserve in the archive along with the published specification files. Building the format registry is labor intensive as it is necessary to trace the dependencies of files (a GeoTIFF must also include the correct TIFF specification, for example), and one must locally collect as much documentation as possible about each format. However, the set of format specifications should have to be created only once and then updated as necessary.

Our task was initially defined as "Analyze spatial data formats and develop local format registry with programmatic interface to existing format registry". Originally, the first part of this task was headed up by Meredith Williams of Stanford and the latter part by Catherine Masi of UCSB. We have since determined that the first part is a research task, rather than a technical task, and has thus been subsumed under the Analysis and Research subgroup of the project, headed up by John Banning. Nancy Hobelheinrich (SU) has completed John’s report: An Investigation Into Archiving Geospatial Data Formats.

We determined through research and in conformance with our technical architecture that the high level technical requirements of NGDA Format Registry were that it would:

- Be independent and self-contained within the archive,

- Contain sufficient semantic information to programmatically access format,

- Contain definitions which would exist in simple documented file format in simple directory structure,

- Have an access/search mechanism (GUI/database) built above it but this would not be necessary for access to basic definition files,

- Eventually interface with collaborative authoritative format registries for updates and contributions.

We studied if the existing format registries contained geospatial formats and found that they did not. Our task is to add geospatial formats to an existing registry effort such as the Library of Congress Digital Formats (LCDF). We then decided to focus preliminarily on the LCDF since our cooperative agreement is to archive data for the Library of Congress. We studied if LCDF supported access and contribution mechanisms, how the formats were stored internally and whether a data dictionary existed to define the fields. We determined that there were no access and contribution mechanisms at this time. The formats were stored in MS Word files and the data dictionary was located at http://www.digitalpreservation.gov/formats/fdd/fdd_explanation.shtml.

Our next step was to coordinate our efforts with the LCDF, Global Digital Format Registry (GDFR), Ockerbloom's Format Registry Demonstrator (FRED), and TOM. Since Nancy Hoebelheinrich (SU) was planning to attend the Digital Library Federation (DLF) meeting, she initiated contact with Stephen Abrams of Harvard (GDFR), John Ockerbloom of Penn (GDFR, FRED) and Steve Morris of NCSU and met with them at DLF. We came up with the following questions regarding the technical aspects of building a local format registry and possible interaction mechanisms between LC, GDFR and our local format registry:

- What vetting is in place to establish the authority of entries in the LCDF?

- How are entries maintained? Who is responsible for submitting corrections, changes to versions, etc.?

- What is the relationship of the LCDF to the GDFR and University of Pennsylvania efforts (TOM & FRED)?

- Where and how are the actual format definitions stored? How might an interactive (service) be set up that would provide automated communication between local repositories and the LCDF?

- Is there a data dictionary or other documentation for the fields in the LCDF?

There were still questions left after this discussion. Catherine Masi subsequently contacted Stephen Abrams (Harvard - GDFR) and John Mark Ockerbloom (Penn - FRED), to open up a discussion on the technical aspects of developing a geospatial format registry. Abrams responded that the GDFR is still only an idea rather than a reality and that a technical discussion of how our GIS formats should be managed in a GDFR-conformant way was a bit premature. Thus the task became to "Develop a local format registry focusing on technical specifications and validation information with a view toward building a community of experts to contribute formats and definitions in the future and with a view toward interfacing with a collaborative format registry such as GDFR when it is implemented."

The UCSB Technical Architecture team met continuously and discussed the physical structure and content of the format registry. Catherine began prototyping the physical structure using the California Spatial Information Library (CASIL) (http://gis.ca.gov/data.epl) formats. During the course of building the registry we discussed, analyzed and completed work on the following issues:

- Physical structure of registry: Catherine created a hierarchical directory based registry and included the entire format specification locally, (e.g. as a website in the case of geotiff, as local pdf file in the case of shapefile). We subsequently decided to flatten the hierarchy of the directory structure because tfw, for example, is not a subtype of geotiff but can be attached to a tiff or another format.

- Format record layout: We decided that the most significant information to be included in the registry is the format specification but that validation information could also be useful. We created the record layout with the following fields for our prototype with the idea of adding fields as necessary: format_name, description, related_formats, specification, supporting_documentation, validation_code, validation_documentation, file_extentions.

- Completeness/independence: All links on the format record refer to local copies of format information. All documentation about the format is located locally in that format's directory. Catherine continues to work on making sure that the format specifications are complete and all information is located locally where possible. Several specifications have several layers of documentation making this task non trivial.

- Format of format record: We discussed the format of the basic record and decided that xml with a simple XSL stylesheet would be most appropriate for sustainability.

- Supporting formats: We decided to include supporting formats (such as html, gif, gzip, css) as well as geospatial formats in our format registry for sake of completeness.

- Format of specification itself: We decided that we must make every effort to make the format spec itself readable in 100 years and that the best way to do that is to "desiccate" any complex format down to either plain text or a very simple raster image (e.g. gif). We decided that a format spec in a more complex format such as html or PDF was acceptable as long as that format was then defined in either text or gif format.

- Validation: We are using JHOVE to validate formats where possible. We have implemented JHOVE locally and included the JHOVE validation code in the format registry as well as the validation module documentation. We discovered that JHOVE's audit tool may be useful for initial identification of format as well so we may include it as part of the ingest process at a later date.

Format records are currently available for bmp, css, geotiff, gif, gzip, html, jpg, mrsid, pdf, png, shapefile, svg, tfw, tiff, xhtml, xml and zip formats. Validation is also available for geotiff, jpg, pdf, tiff, xml. We are concentrating on technical specs and validation only; we will add further description and use notes later.

The format registry teams at UCSB and SU started working jointly in the spring of 2007 on the format registry wiki developed at Santa Barbara. The SU members provided feedback to UCSB on the structure of the wiki. Mindy Syfert, Greg Janee and Julie Sweetkind-Singer met with the relevant people at Safe Software, GIS format transformation firm, to discuss possible collaboration. Mindy has been studying their FME format and a report will soon be forthcoming on its usefulness to this project.

Stanford team members Mindy Syfert and the metadata specialist (to be hired in October/November 2007) will build out the complete specifications for the formats above and add new formats at an agreed upon rate. Stanford team member, Rachel Gollub, will continue to be the main point of contact with the GDFR as she serves on their board. Julie Sweetkind-Singer will attend the NARA/GDFR governance meeting at NARA in November 2007.

The format registry will be reviewed for technical completeness. It will be made available in ARCHIVAS and via a graphical user interface. UCSB will work on format validation for those formats not covered by JHOVE. We will continue to look into better ways to update the format specifications. Finally, the team will research models for community building to create a robust Format Registry.

Metadata

Based on expectations for geospatial resources to be collected, the initial steps were outlined to assess whether special metadata requirements were needed. We set out to determine what metadata is likely to accompany geospatial resources, if any, and what metadata schemes were most prevalent. The next step was to assess the feasibility of creating and / or adapting metadata to meet anticipated metadata requirements for geospatial resources. Then we would establish recommendations for descriptive, administrative, structural and packaging metadata for geospatial resources destined for the NGDA. The final result of this work, as we were anticipating, was a specification of transfer manifest for geospatial resources to be distributed to data providers interested in depositing such resources into the NGDA.

The initial steps we engaged in were first to identify four different, classic geospatial formats to analyze: DOQQs, shapefiles, still images in Tiff / GeoTiff format, and DRG’s. Secondly we analyzed preservation needs for these four formats in the areas of description, administrative, structural, and packaging metadata. Then created draft, more or less complete metadata records for sample resources of each format type. Finally in the first phase we identified the utility, if not necessity of a format registry.

Through these procedures we found resources to test of each format from collections that were likely to be ingested into the NGDA. Based on the existing metadata associated with the test resources, identified and analyzed likely metadata schemes in the various metadata categories including MARC21, MODS, FGDC, Z39.87, GER from CIESIN, PREMIS, and METS. NGDA then developed preliminary specification for desired metadata record for preservation of geospatial resources. These specifications were tested by ingesting a collection of still image (maps). Investigated and identified community-wide efforts to build digital resource format registries, and began collaboration with format registry developers to work on geospatial resources.

A few situations occurred that were not planned for ahead of time: Changed metadata requirements for FGDC metadata when not already present, and for coordinate and scale metadata for all geospatial resources. Potential difficulties in scale of embedding full descriptions of structures, and complete technical metadata for some geospatial formats. To adjust to these experiences we adapted allowances for more flexibility in the requirements for FGDC metadata, and for coordinate and scale metadata. Additionally we identified other mechanisms for describing structure of geospatial resource should the current scheme prove impracticable. The primary outcome of this change was that more resources were ingested into the SDR than would have been possible with the original metadata requirements.

The next actions in the area of Metadata are as more collections of different geospatial formats are ingested into the NGDA, we will continue to test how feasible it is to require full preservation level metadata, both from the point of view of the data provider, and from the NGDA staff who will need to prepare the geospatial resources. Efforts will be made to contribute relevant, accurate and reasonably complete information about geospatial resource into appropriate, reliable format registries.

Collections

The state of California as represented in the Digital Orthophoto Quarter-Quadrangles includes approximately 13,200 scenes requiring roughly 670 gigabytes of storage space. In order to ensure viability of this dataset into the future, geographic redundancy is necessary in addition to the information being stored on different types of storage systems to lessen the chance of loss or corruption of data. This means the large datasets cannot be stored in a single location, creating the need for numerous, large, robust preservation environments.

In addition to the volume of data being produced, geospatial data are often updated and changed, creating the need to save different versions of the same information. How often the versions are collected will have to be decided on a case-by-case basis. For example, the National Elevation Dataset is updated on a bi-monthly basis by the United States Geological Survey (USGS) as higher-resolution or higher-quality data become available. Even a single data layer of a city GIS that is used by many different departments may be updated as often as several times a day. The different versions may be considered to be at risk because of the possibility that each iteration may need to be preserved (for example, for legal reasons, such as to prove when a change in a city’s infrastructure was made). A strong argument can be made that each version need not be preserved in order to get a valid snapshot of the data environment.

Government geospatial data may well be considered at risk given the sensitive nature of some of the information, the decentralization of the computing environment, the lack of distribution of digital content that used to come to libraries as part of the Federal Depository Library Program, and the ease with which content can be removed from a government Web site. According to OMB Watch, the Bureau of Transportation Statistics (BTS) removed all GIS data, maps, and resources from their Web site after September 11, 2001. These data were later restored after the decision was made that their release did not pose a threat to national security (OMB Watch, 2005). Pipeline mapping data was removed from the Department of Transportation’s (DOT) Web site around the same time and has not been released to the public again. The DOT notes on their Web site that the data is now restricted “to pipeline operators and Local, State, and Federal government officials ONLY” (PHMSA, 2005).

Geospatial data is also potentially at risk for long-term preservation when it is produced by a small group or a single person.

The ease with which content is now created and displayed has caused an explosion of small producers of high-quality geospatial content. Digital preservation requires a good deal of planning and expertise. It may also be prohibitively expensive to undertake. Simply making a backup copy of these data does not ensure that sufﬁcient metadata has been captured to understand the environment in which the data was created, guard against failure of the storage mechanism, allow for geographic distribution, or solve the problem of ﬁle format migration over time. It is hoped that through the work done by this group and others the ability for small groups and individuals to archive safely their data for the long term will increase.

The scope of NGDA’s collecting is solely in the realm of geospatial digital data. The term, "digital geospatial data," is defined as digital items, displayed as graphics that are georeferenced or are geographically identified. These are primarily composed of: digital maps; remotely sensed images (e.g., aerial photographs; data collected by satellite sensors); datasets (e.g. shapefiles, layers, geodatabases, etc.); atlases; globes (celestial and terrestrial); aerial views (e.g., panoramas); block diagrams; geologic sections; topographic profiles; etc.

The purposes of the UCSB and Stanford nodes of the NGDA are to archive collections of digital geospatial data of the United States of interest to the primary users of each respective university (students, faculty and staff), and make the metadata and data (the latter may be served out by content providers rather than by the individual node) available to both primary users at each institution and to primary and secondary NGDA users. The primary users of the NGDA are citizens - present and future - of the United States of America. The secondary users of NGDA are all other people who use the Web, of which there are many; the following brief list is a sampling:

- From the university/academic world, undergraduate and graduate students and faculty, especially in those disciplines which deal with geographic areas, e.g., geography, anthropology, history, etc.;

- From elementary and secondary schools, students and teachers looking for information about a specific country or city;

- From the world of business and commerce, commercial vendors of imagery and mapping services; firms that need to know demographic information; realtors;

- Non-profit, non-governmental organizations such as relief organizations; economic and social councils, etc.;

- Persons and firms collecting information about the environment;

UCSB’s emphasis is firstly on Santa Barbara County and California coverages, of any theme, and then on the United States or portions of the United States as appropriate to UCSB’s Map and Imagery Lab’s (MIL) primary user group.

Stanford’s Branner Earth Sciences Library and Map Collections (Branner) focuses on government agencies at all levels and non-profit entities such as professional organizations or environmentally focused non-profits, with a secondary focus on commercial firms, and a tertiary focus on products issued by people.

NGDA Collection Development Policy

Collection development policies play a critical role in map libraries and have been important for many decades. The University of California/Stanford Map Libraries Group (UCSMLG) is still using the Research Library Group (RLG) conspectus portion for maps and geospatial data. The cooperative agreement is updated every five years and clearly spells out policies related to collaborative purchasing, collecting commitment levels for cartographic types of data and regions, and interlibrary loan. This agreement and the list of collecting responsibilities assigned to each university by call number have proved to be useful to this day (UC/Stanford Map Libraries Group, 2006).

Collection development policies typically do not include directives for long-term archiving of the collection itself. It has proven useful for us to review the work being done in the archiving community. While research libraries do, in general, keep their materials for a long period of time, they also weed with impunity for reasons of cost, space, and lack of use. An archive has made a commitment to keeping the material with the idea of turning it over to another trusted archive when they cannot or do not want to steward it any longer. In archives provenance is an integral component of responsible stewardship. Provenance details who or what group created and/or managed the records and traces the history of ownership of the records. This is critical information for a geospatial archive as well, and it must be included in the metadata.

A good primer on archival practices is available from the University of Albany’s M. E. Grenader Department of Special Collections and Archives (Parker et al., 2005).

Another area where archival practices inﬂuence long-term preservation is multiple ﬁle dependencies. Archival practices have codiﬁ ed the process of accessioning items in a speciﬁc order. This is necessary to preserve the contents as they were originally received and/or arranged. This is important for a digital archive as well. Preserving such dependencies becomes critical when one thinks about long-term preservation of geospatial data incorporated on a Web site. The Arizona Model, being developed by the Arizona State Library, Archives, and Public Records, is using the framework of archival records management for the curation of collections of Web documents. They note that archiving Web documents by order translates into the correct management of the directories and subdirectories, which are called series and subseries in archival parlance. They argue that only through judicious use of archiving practices can large amounts of data be captured with a relatively small amount of human input. The system created must be able to scale and cannot do so if curators must select items one by one (Pearce-Moses & Kaczmarek, 2005).

The collection development policy for the geospatial archives being built by the NGDA will be a hybrid between a library policy and an archival one. It will include standard sections of a collection development statement that outline the user community; the geographic scope; the methods, scales, and frequency by which the materials are collected and updated; and the types of materials included. In addition, the policy statement will include descriptions of the type and quality of metadata that need to be included for ingestion into the repositories. Widely used ﬁle formats and types will be explained on a general level with the expectation that these will need to be updated over time. The Cornell University Geospatial Information Repository (CUGIR) has posted its collection development policy on its Web site, and it is a good example of this hybrid format (CUGIR WorkGroup of Mann Library, 2006).

The NGDA librarians will also produce specific collection development guidelines for their respective institutions. We hope that over time there will be many partner repositories in the federated network with broad collecting responsibilities. The individual nodes will focus on the needs of their primary audience, revising the policy to reflect individual institutional priorities. It is expected that areas of collecting interest will fall roughly along the same lines that were used when accessioning print materials. For example, the UCSB Map and Imagery Laboratory has a long history of collecting aerial and satellite imagery, while the Stanford Map Collections has focused heavily on geologic mapping and data. It is imperative that multiple collecting bodies be engaged in the process of selection and retention. There is just too much geospatial information being produced for a few libraries or institutions to preserve it all.

In 2004, the collections librarians began to sketch out the requirements for identifying, selecting, and acquiring data for the National Geospatial Digital Archive. Map librarians typically acquire content based upon a collection development policy (CDP) built around the needs of their primary patrons. Our plan was to create a general policy specifically for geospatial materials that would be broad enough to cover most collections. We would then create separate policies for UCSB (http://www.ngda.org/research/Collections/UCSB_CDP_05_07.pdf) and Stanford (http://www.ngda.org/research/Collections/SU_CDP_5_07.pdf) that would be specific to their patrons and collections.

We began by researching other geospatial collection policies that had been written specifically for digital media. We received information from a few other librarians and on geospatial clearinghouse web sites that gave us useful information. However, we realized we would have to create our own policy from scratch. We modeled the policy on the existing map CDP framework which included sections for: identification, selection, and acquisition. The selection section included headings for geographic areas, languages, chronologic limits, dates of issuance, types of publisher, and type of materials.

As we wrote the policy, we realized that collecting digital media required that we change the format of the CDP simply due to the nature of the materials. Collecting materials in this arena requires knowledge of different formats and (possibly) producers of content. We found it wise to include much longer sections on the scope of coverage to explain how one would choose the type and scale of data to be collected. Suggestions were included about where to go to get the information once the type of data was chosen. In the date/chronology section, the need for versioning was discussed as the decisions about when to collect content have been pushed onto the librarian rather than being made by publishers of paper products.

A large section was added entitled metadata recommendations. Paper maps come with their metadata printed on the material itself. In order to collect and preserve digital files, the need to have good metadata is paramount and the likelihood of getting it varies by the data provider.

Finally, we added a glossary in the appendix figuring that many librarians would not be familiar with the terminology included in the CDP. Also included was an appendix providing further information about collection policies and relevant agencies collecting digital geospatial information.

When the initial policy was complete, Stanford and UCSB collections librarians created individual policies reflecting the needs of their individual institutions. The individual policies do not include the glossary or the full explanations about data providers and potential sources of content.

Stanford’s primary users are the students, faculty and staff, of Stanford University. The secondary users of the content are the citizens of the United States. The primary collecting emphasis is on the geographic area firstly of Santa Clara and San Mateo Counties, and of California as a whole, and secondarily of the United States. The main areas of collecting focus are topography, geology, and environmental aspects. All formats of geospatial materials will be collected. As with the paper-based collections, Stanford will actively collaborate with other libraries to collect data as widely and deeply as possible.

UCSB’s primary users are the students, faculty and staff of the University of California, Santa Barbara. The secondary users of the content are the citizens of the United States. The primary collecting emphasis is on the geographic area firstly of Santa Barbara County, and of California as a whole, and secondarily of the United States. The main areas of collecting focus are topography, biogeography, and historical geography. All formats of geospatial materials will be collected. As with the paper-based collections, Stanford will actively collaborate with other libraries to collect data as widely and deeply as possible.

All three policies have been posted on the NGDA Web site at: http://www.ngda.org/research/Collections/CDP_Nov_06.pdf. The Policies were presented at the ESRI Education User Conference by Tracey Erwin in June 2007. The collections librarians (Mary Larsgaard, Julie Sweetkind-Singer, and Tracey Erwin) will write an article for a relevant journal on the policies, encouraging other geospatial librarians to do the same. Finally, the librarians will gather content for the NGDA in line with the policies set forth in the collections statements.

Rights Management and Contracts

Information regarding the rights governing the ownership, use, and copyright status of the data is associated with each ﬁle included in the repositories. A great deal of domestic geospatial data is produced by the U.S. government, which allows for wide use of its output due to the fact that most of it is in the public domain. But even government data may have copyright stipulations attached to it if it has been distributed through a third-party vendor contracted through a Cooperative Research and Development Agreement (CRADA) or has had value added to it by a commercial ﬁrm.

Important datasets, such as California’s SPOT Image coverage and the base data on ESRI’s Data & Maps CD-ROMS, are governed by strict licensing and use agreements. These datasets provide high-quality base map layers for GIS work and, especially with the yearly release of ESRI Data & Maps, provide longitudinal data that allow for the study of change over time. As the NGDA project moves forward, these agreements may make it impossible to federate data if the other potential repositories in the NGDA federation do not also have the legal right to hold the data. During the second year of the grant, the NGDA staff will begin a dialog with commercial data and imagery producers to assess their preservation strategies, awareness, and willingness to work with preservation archives.

In order to codify the rights and responsibilities of the repositories, each depositor will sign a contract licensing their content for preservation in the NGDA repositories. The goal is to create a single contract that can be used, and modiﬁed if necessary, by both Stanford and UCSB. The contract (in draft form as of this writing) governs the use, display, delivery, and preservation of materials in the NGDA. It clearly states who owns the copyright to the materials and ensures that those depositing materials in the archive have a right to do so.

It further clariﬁes that the copyright stays with the original depositor and that the archives are not responsible in cases of copyright infringement. It explains what may be distributed from the archives—the metadata, the data, or both—and to whom. It details how the repositories’ rights and responsibilities will be carried out, including the need to use best practices and standards for preservation. The archives agree to take measures to prevent unauthorized access to the data, to permit only authorized users to access the content, to credit the copyright holders, and to use the utmost care in the preservation of the content. The contract explicitly allows the archives to manage the data to maximize its chances of survival over the long term.

In addition to legal protection for both parties afforded by the contract, a well-thought-out contract explicating the roles of each party builds an important element of trust that will encourage content creators to deposit their content in our repositories. The contract embodies one of the aspects of the trust-building activities recommended in the Research Libraries Group/Online Computer Library Center report, “Trusted Digital Repositories: Attributes and Responsibilities” (Research Libraries Group, 2002).

In order to further investigate how copyright law affects archiving of digital data, the Library of Congress has convened the Section 108 Study Group. Section 108 of the Copyright Act, created in 1976 and amended in 1998, governs the use of copyrighted materials held in libraries and archives. It is believed that even with the 108 revisions, the law is designed to meet the needs of the analog world, not the complex issues and needs of the digital one. This group has been charged with reviewing existing copyright laws as they pertain to libraries and archives, and speciﬁcally as they apply to digital media. The group will advise the Librarian of Congress in May 2006 on their ﬁndings and make recommendations based upon the needs of the content producers as well as those wishing to archive and access their output (Library of Congress, n.d.).

Content Provider Agreement

One of the achievements of the first three years of NGDA was our development of a Content Provider Agreement, also known as a depositor agreement. The purpose of the agreement is to enable Stanford University and the University of California, Santa Barbara, as custodians of the NGDA, to accept content from organizations and individuals seeking to archive their geospatial data collections.

Original plan for research in the area, with any anticipated outcomes included:

- In order to legally acquire content for the NGDA we knew that certain collections, especially those not in the public domain, would require a legal agreement between the depositor and the archive.

- Our original plan was to create a draft agreement and get feedback from a depositor of data who had pledged to make his collection available to us. Using that feedback, our goal was to create a depositor agreement that would cover all types of geospatial data that we could foresee collecting.

The collections librarians at SU and UCSB formed a task group that included several administrators with experience creating and negotiating contracts for electronic data. This group met regularly to explore types of agreements and issues that need to be covered by such a document.

We reached a point where we realized that we each needed to seek legal counsel to address questions that were beyond our expertise and to ensure that our agreement followed current legal practice at our respective universities.

Some of the legal considerations brought up by both institutions stimulated further discussion with our colleagues. Eventually we agreed upon a three part structure for the agreement. Each institution would write its own “front section” to the agreement. This front section would follow the legal and administrative requirements unique to each institution. We agreed that the material in the “front section” would match as closely as possible across the institutions striving for standardization of the agreements to the greatest degree possible. Exhibit A in the contract includes information about the specifics of each collection as it is brought into the archives. Exhibit B in the contract governs the authorized uses of licensed materials as well as the management of licensed material by custodians. Exhibit B, then, is the same for each custodial node of the NGDA. The front section is also substantially the same for each node. This uniformity ensures that the same standards of digital preservation will be followed by current and future nodes of the NGDA.

The agreement (http://www.ngda.org/research/Rights/SUL_NGDA_3.0COPY.pdf ) was completed by the task group in August 2007. It was sent to Stanford’s University Librarian and received final approved. The UCSB version, tailored to their needs, is pending final approval by the UCSB lawyers with acceptance expected shortly. The process took longer than we had anticipated due to the complexity of the agreement, our inexperience drafting contracts, and our need to seek legal counsel repeatedly along the way. We learned the value of having in-house counsel help us understand the complexities inherent and the subtleties needed in drafting an agreement.

The Content Provider Agreements will now be used when accepting content from those individuals and organizations depositing content with the NGDA. Although changes are not anticipated, we do expect to receive comments over time from those signing it and will consider them in future iterations of the agreement.

Our present goal is to complete an agreement between the nodes. The agreement will address the rights and responsibilities of custodial nodes to one another. As future nodes join the NDGA this operational agreement (and an accompanying procedure manual) will maintain professional standards and provide a framework for efficient operations and clear communication.

Node-to-Node and Procedural Documents

The basis for a “Node-to-Node Agreement” is to obtain acknowledgement of, and commitment to, the legal and financial indemnification of each node against the actions of any other node(s). It is designed as an inflexible contract requiring the nodes to agree to the basic tenets of archiving and distribution of geospatial materials as put forth by the NGDA. It is a binding contract signed by an authorized party with the expectation that, shy of significant legal or practical academic changes, it is a static document.

In contrast, the “Procedural” document is an operational guide that provides the rules of the NGDA and practical expectations of participating nodes. This is highly malleable reference source that may change as additional nodes join the archive or as general changes in technology occur.

The development of these two documents grew from the discovery that the “Content Provider Agreement” would be too cumbersome if it were overly inclusive. It would restrict nodes to developing a universal, cumbersome Content Provider Agreement, in a format that may be inconsistent with those previously established at their institutions. Almost immediately it was determined that this would not be possible as the two partners, UCSB and Stanford could not reach accord on format or content.

Core elements were determined to be inflexible. The list of these became “Exhibit B.” Pursuant to filtering these concrete, legally binding elements into “Exhibit B,” UCSB and Stanford began development of a “Node Agreement.” The intent was to create a document that, irrespective of any node’s contractual format with their content providers, would require agreement for participation. The document would address several matters:

- Content Acquisition

- Content Removal Policies

- Governance

- Intra-Nodal Communication

- Nodal Participation

Discussions of subsets within each of these categories led to realization that the issues themselves are permanent, though the means of manipulating them would likely change over time. Thus, it was deemed that practices that might change due to changes in technology, participants, and library standards should be separated into a third document describing current procedures for maintaining these policies. The categories listed above became the “NGDA Node Agreement”, the operational subsets, the “NGDA Procedural Manual”.

The final draft of the “Node Agreement” is currently under submission to the respective university attorneys for final legal authorization. This approval will, for all intents and purposes, allow for the inception of a legally binding coalition.

NGDA Procedural Manual

The “NGDA Procedural Manual” is in the drafting stages. Completion of this document will be the final link in the chain of a set of practices that is expected to allow for fluid building of a federation:

- Collection Development Policy

- Content Provider Agreement

- Node-to-Node Agreement

- Procedural Manual

It is expected that the “NGDA Procedural Manual” will change markedly in the first few years of integrating new nodes. As there are currently only two nodes, partners UCSB and Stanford, the governance structure will likely be redesigned early on; communications procedures will expand beyond those currently in place; and the means by which nodes may participate/resign will change.

These ongoing modifications will be overseen by the NGDA Rights and Responsibilities group.

Conclusion

The National Geospatial Digital Archive team has completed the ﬁrst three years of their contract with the Library of Congress. Phase two goals include investigating to what degree, if any, commercial geospatial data producers are concerned with archiving and whether there is an interest in partnering with academic institutions; gaining a better understanding of existing mandates for archiving government-produced geospatial data; continuing to grapple with complex legal issues surrounding archiving; and ongoing technical development of the repositories themselves.

The decision to create a common data record format and translate all sourced geospatial record descriptors into it is a very sensible future-proofing concept, and the ingestion of all sourced data into a single archive is similarly sensible for both future-proofing and usability. The system design is in itself user-oriented and seeks to be optimized for access through the interfaces being built.

Having two user interfaces provides alternative access to the Archive and thus maximizes its use potential. This is particularly true of the access through ADL. User access to the Archive via ADL adds both the advantages of using existing data processing and information retrieval tools, while also extending the user’s potential for seamless access to the entire ADL collection in association with the geospatial data in the Archive.

Finally, the work produced by the first three years of the NGDA highlight a methodologically contemporary, elegant and scalable system design, with a seemingly robust and efficient architecture, together with a data record format that should provide longevity for the geospatial items in the repository, which in itself is effectively administered by the archiving software being utilized.

NGDA plans to move forward in its work emphasizing interoperability in the next two years of the project. NGDA will include Vanderbilt University and the University of Tennessee at Knoxville in their work to continue to federate the archive. In order for different archives to federate their resources and collections, they must interoperate at some level. Interoperability is also necessary to enable the multilayered series of transitions, or “handoffs,” that long term archives are bound to experience as, over time, their content is moved to new storage media, new management systems, new policy regimes, and so on.  In the second phase of the project, NGDA will demonstrate a Federated Archive Cyberinfrastructure Testbed (FACIT) that builds on a new architecture for digital preservation designed to significantly enhance the ability of archives to interoperate.  Using FACIT, NGDA expects to be able to show how this architectural approach can facilitate federated resource sharing, redundancy and improved access.  FACIT will also demonstrate the retention of data semantics (the descriptive information about the technical characteristics of the data itself and how it relates to other things), persistent association of data with those semantics, migration of files to new formats, and archive-to-archive content migration.

FACIT will comprise a minimum of two, independent archives holding separate content, and a format registry holding format specifications, metadata, and other contextual information that supports long-term reuse and reconstruction of the content in archives A and B.  The format registry will itself be implemented as an archive, and in particular, format specifications will themselves be represented and stored as archival objects.  UCSB will be the primary location for the format registry will. It will be capable of being replicated at other sites.

Success criteria for this project will include:

- Setting some performance specs (e.g. sustained MB per second).

- Setting fault tolerance goals - seamlessly loose and rebuilt sites without loss of service.

- Content migration/replication amounts to be determined based on final goals for demonstration.

FACIT will build on logistical networking technology, which uses the Internet Backplane Protocol (IBP) to provide a highly generic interface for managing network storage resources, called depots.

We expect that, when fully implemented, FACIT will be able to demonstrate a number of features we believe to be desirable in preservation architecture.  At the storage level, it will demonstrate the use of protocol-based, logistical networking storage as an archive substrate.  We explicitly note that a third archive in this testbed may be hosted at the Library of Congress.  LC will have the ability/opportunity to become a full node.

References

Arms, C., & Fleischhauer, C. (2005). Sustainability of digital formats planning for the Library of Congress collections. Retrieved January 24, 2006, from http://www.digitalpreservation .gov/formats/.

CUGIR WorkGroup of Mann Library. (2006). About CUGIR: CUGIR collection development policy. Retrieved January 31, 2006, from http://cugir.mannlib.cornell.edu/about.jsp. Library of Congress.

(n.d.). The Section 108 working group. Retrieved January 24, 2006, from http://www.loc.gov/section108/.

Library of Congress. (2003). Program announcement to support building a network of partners: Collaborative collection development. Retrieved January 24, 2006 from http://www .digitalpreservation.gov/partners/pa_081203.pdf.

Library of Congress. (2004). Library of Congress announces awards of $13.9 million to begin building a network of partners for digital preservation. Retrieved January 24, 2006, from http:// www.loc.gov/today/pr/2004/04-171.html.

Library of Congress. (2006a). Digital preservation: National Digital Information Infrastructure and Preservation Program. Retrieved January 31, 2006, from http://www.digitalpreservation.gov.

Library of Congress. (2006b). Funding legislation for NDIIPP. Retrieved January 24, 2006, from http://www.digitalpreservation.gov/about/fund.html.

OMB Watch. (2005). Access to government information post September 11th. Retrieved January 31, 2006, from http://www.ombwatch.org/article/articleview/213/1/DOT.

Parker, J., Williams, G., Keough, B., & Schnidler, A. (2005). M. E. Grenander Department of Special Collections and Archives: Accessioning and processing manual. Retrieved January 31, 2006, from http://library.albany.edu/speccoll/processing.htm.

Pearce-Moses, R., & Kaczmarek, J. (2005). An Arizona Model for preservation and access of Web documents. Retrieved January 31, 2006, from http://www.lib.az.us/DigGovt/azmodel /AzModel.pdf.

PHMSA. (2005). National Pipeline Mapping System: Data dissemination. Retrieved January 31, 2006, from http://www.npms.rspa.dot.gov/data/data_dissem.htm.

Research Libraries Group, Inc. (2002). Trusted digital repositories: Attributes and responsibilities, an

RLG-OCLC report. Retrieved July 11, 2006, from http://www.rlg.org/legacy /longterm/repositories.pdf.

UC/Stanford Map Libraries Group. (2006). Cooperative agreements. Retrieved January 31, 2006, from http://library.ucsc.edu/maps/ucsmg/agreemts.html.

Appendix

Technical Architecture

Additional information about NGDA’s technical architecture research can be found at: http://www.ngda.org/research.php#TA

Format Registry

The NGDA Format Registry Report can be located at:  http://www.ngda.org/research.php#FR Further information about the NGDA format registry can also be found at: http://ngda.library.ucsb.edu/format/index.php/Main_Page

Collections

Collections referenced documents can be found at: http://www.ngda.org/research.php

Operational Specs

NGDA operational specs specify the need to accept data in any format and transform its meta-data into a form that is both consistent with ADL and the Format Registry Interface currently being developed.

Providing access through the ADL browser immediately provides a user market that will assist in the promulgation of the NGDA Archive, give access to a wider collection of materials, and enable/encourage use of it by a wider population of researchers and other interested parties. This in itself should assist in the library education goal cited in the Goals and Objectives for August 31, 2006 paper referred to earlier in this report.

A decision has been made to store all geospatial data items in the Archive, rather than merely referring users to other locations.  Apparently this is both to ensure a complete and secure repository of items and thus achieve the primary focus of the project from the sponsor’s perspective, and to have all items conform to a new single data record specification format, which ensures collection integrity and ease of system maintenance into the future.  This approach is both conceptually sensible and strategically robust from a system architecture perspective.

The usability and usefulness of being able to retrieve any data directly from the Archive, either through ADL or the Simple Archive Interface (both depicted in the diagram at Figure 2) cannot be over-stated as a forward-looking and extremely efficient method for user acquisition of its content.  In addition to the ‘one-stopshop’ approach, which adds to retrieval effectiveness, this approach provides a very appealing potential user interface, cutting out mouse clicks, navigation, format and style changes, etc. It also ensures an enduring accessibility because as format and meta-data definitions change over time, the collection will be neutral.

The overall system architecture is to be commended on its thoughtful conceptualization. Its implementation appears to be well managed and on-track in terms of the timeline expectations recorded in the planning documents.    Multiple locations of personnel for collaborative work can add a level of complexity to project management, document control and system administration.  These elements appear to be well directed and effective for this project.

Figure 2. Operational specification for the NGDA project

Stanford Digital Repository (SDR) Technical Architecture Model

http://library.stanford.edu/depts/dlss/collections/sdr.htm

Figure 3. Technical Architecture in 2006/7

The high-level architecture in 2006/7 is shown above in Figure 3. A more detailed Component diagram is available below. The salient points of this architecture are:

The Ingest and Pre-Ingest (Conversion) process is more structured. [Separate machines made the system more fault-tolerant.] A dedicated machine is used for conversion from external formats to the SDR Transfer Manifest. A dedicated machine is used to hold and verify objects in the Staging area prior to Ingest. A dedicated machine is used to run the Ingest process.

The Ingest process is more automated. [Human intervention to invoke Ingest/Store is minimized.] A Directory Watcher continually polls the Staging area, and feeds objects automatically to the Ingest process. SDR is now in Production with ~ 3 TB of content. SDR is capable of ingesting ~ 200 GB / day. The Storage system is now Honeycomb. [The vendor Archivas’ commitment to the project tapered off.]

Storage pre-processing now decides (based on a policy file) which objects are stored only on Tape and which are stored online as well. [This allows us to use scarce online storage for high priority objects.] All metadata is always stored online. Content is also backed up to offsite storage (Iron Mountain).

All SDR components now log informational and error messages to a logging subsystem. [Erstwhile silent failures and errors can be detected, system problems can be traced to the faulty module. Rudimentary Storage performance statistics are also stored in the logs.] Simple versioning (of digital objects) functionality is introduced.

The earlier Reconstructor component has now evolved into an Access layer with greater functionality. The first version of the Access layer was available in mid-2006.

Figure 4. The components of the SDR. .

SDR Architectural Enhancements for 2007-2008 include:

- A Consistency Checker component was introduced in 2007 which verifies the integrity of ingested digital objects in the online storage system (Honeycomb). Future versions will check across multiple storage systems.

- A Log Analyzer component was added to facilitate Reporting.

- A new version of the Access layer will be released in mid-2008.

- Advanced versioning of digital objects (all versions of a digital object are accessible) will be introduced by end-2007.