Appendix B - Life Cycle Cost Analysis

Introduction

Since ADS-B technology is heavily dependent on a Global Navigation Satellite System (GNSS), the Surveillance and Broadcast Services (SBS) program was required to identify a backup system or strategy in the event of a GNSS outage - local or global. This Life Cycle Cost Analysis was performed to identify and assess the costs associated with each alternative backup strategy. The results of this analysis, coupled with the technical evaluations, will support the selection of a recommended backup strategy.

Seven different strategies were examined that use ground-based and/or avionics-based methods for providing backup surveillance capabilities: 1) Secondary Radar; 2) Passive Multilateration; 3) Active Multilateration; 4) SSR and DME/DME/IRU for AT, SSR and eLoran for GA; 5) SSR, DME/DME/IRU and SATNAV for AT, SSR and SATNAV for GA; 6) SATNAV only; and 7) SATNAV with Terminal SSR.

For all strategies, costs were estimated starting in fiscal year 2009 (FY 2009) and ending in FY 2035. Costs are presented in Present Value by applying OMB circular No a94, using a discount rate of 2.9%.  All costs shown are point estimates, and have not been risk adjusted. Qualitative assessments of confidence in these cost estimates are provided separately in the sections below.

Ground Infrastructure Life Cycle Cost Analysis

A variety of estimating methodologies were used to derive ground infrastructure life cycle costs: vendor inputs, historical data, analogies to other FAA systems, and parametric modeling. The FAA Standard Work Breakdown Structure (WBS) was used to model the estimated costs. The FAA will bear the full cost burden of the ground infrastructure for any given backup strategy; no ground infrastructure costs are assigned to the user for any backup strategy.

Strategy 1 - Secondary Radar

Infrastructure Requirements

The terminal secondary radars (SSRs) at the top 40 airports, in terms of capacity, will be retained in this strategy, which currently consist of Mode S SSRs exclusively; the remaining complement of terminal SSRs will be decommissioned, which currently include a mix of ATCBI-4, ATCBI-5, and (remaining) Mode S SSRs, and the SSR portion of ASR-11s. Additionally, 150 en route SSRs will be retained, which currently consist of a mix of Mode S and ATCBI-6 SSRs. As with all the backup strategies being considered, all current terminal primary radars (PSRs) will be retained, which consist of a mix of ASR-8 and ASR-9 PSRs, and the PSR portion of ASR-11s. There are no automation changes required by this strategy, and no new or updated avionics will be required. All systems will be located at existing FAA surveillance facilities. Replacements to the infrastructure being retained will be required as legacy radar systems reach the end of their respective life cycles. This strategy requires the continued use of Mode A/C/S transponders; therefore there are no dependencies on rulemaking timelines, as existing transponder carriage rules will continue to apply. Table B2-1a shows baseline and future system quantities required for this strategy.

Table B2-1a:  System Quantities, Strategy 1

| System | Baseline Quantity | Future Quantity | Schedule |
| --- | --- | --- | --- |
|  | Terminal | En Route | Terminal | En Route |  |
| ASR-8 | 32 | n/a | 32 | n/a | No Change |
| ASR-9 | 117 |  | 117 |  |  |
| ASR-11 (PSR Only) | 66 |  | 66 |  |  |
| ASR-11 (SSR Only) | 66 | 0 | 0 | 0 | All systems to be decommissioned over a 7 year period from 2018-2024 |
| ATCBI-4/5 | 32 |  |  |  |  |
| ATCBI-6 | 0 | 123 | 0 | 123 | No Change |
| Mode S | 117 | 27 | 40 | 27 | 77 terminal systems to be decommis-sioned over a 7 year period from 2018-2024 |

Ground Rules and Assumptions

As with all the strategies, this analysis excludes all costs associated with PSRs throughout the life cycle of the ADS-B program, since each of these systems will be required for all backup strategies being considered, and provide no discriminating factors between strategies upon which to base a comparison. This analysis also excludes all costs associated with SSRs that would have been incurred regardless of the backup strategy selected; i.e., only those costs that will be incurred to sustain or replace the SSRs that will be retained beyond 2020 were included. Beyond 2020, this strategy will retain approximately half of the SSRs for the remainder of the life cycle of the ADS-B program (through 2035). Projected costs associated with decommissioning SSRs fall well within the margin of error for this analysis, and are not accounted for separately.

The analysis life cycle extends from FY 2009 to FY 2035. The radar Economic Service Life (ESL) is assumed to be 20 years. When existing radars reach the end of their life cycle, those that will be retained in this strategy will be replaced with similar technology. The replacement will begin 3-5 years after the ESL to acknowledge that the FAA often sustains these systems beyond the 20 year ESL. Future replacement costs of systems being retained beyond 2020 (i.e., replacement of Mode S and ATCBI-6 systems) are included in the analysis, and are based on the ATCBI-6 Capital Investment Plan (CIP), scaled to appropriate system quantities.

A 15% factor on acquisition cost was used to account for technical refresh costs on systems being retained, and spread evenly over the ESL. Operations and Maintenance (O&M) costs are included, and will accrue throughout the life cycle. For ASR-11 radars, only the costs associated with decommissioning the secondary radar portions of these systems were included in this analysis. These costs were derived by analogy to ATCBI-6 costs, applying a 23% factor for F&E and a 38% factor for O&M to account for the secondary radar portions.

Table B2-1b shows the ground infrastructure life cycle cost estimate by year for this strategy.

Table B2-1b:  Ground Infrastructure Cost Summary, Strategy 1 ($M, Present Value)

|  | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021+ | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FAA Costs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| F&E | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 11.5 | 11.4 | 11.2 | 11.1 | 222.9 | 268.1 |
| O&M | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0.3 | 0.6 | 0.9 | 172.1 | 173.9 |
| Total Costs | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 11.5 | 11.7 | 11.8 | 12.0 | 395.0 | 442.0 |

Strategy 2 - Passive Multilateration

Infrastructure Requirements

This strategy will require the installation of 1,780 receive-only (RO) ground stations. Terminal coverage will require 280 ROs, broken down into clusters of 7 ROs that will cover each terminal area (equivalent coverage volume of an existing terminal SSR) at the top 40 airports, in terms of capacity. En route coverage will require 1,500 ROs, broken down into clusters of 10 ROs at 150 locations (each cluster providing coverage equivalent to the coverage volume of an existing en route SSR). It should be noted, however, that this strategy will leverage the planned ADS-B ground station infrastructure, such that ADS-B ground stations will be able to serve as ROs for passive multilateration by the nature of their performance requirements; this analysis assumes that the ADS-B infrastructure will account for one multilateration ground station per cluster, thereby reducing the requirement for the multilateration-specific infrastructure to 6 ROs for each terminal area cluster, and 9 ROs for each en route cluster, for a total of 1590 ROs. Two processors will be required per cluster for processing multilateration data, for a total of 380 processors. This analysis also assumes that 50% of the ground stations sites required for terminal coverage will be greenfield sites (no existing infrastructure currently in place), and 80% of the ground station sites required for en route coverage will also be greenfield sites.

This strategy will maintain the secondary radar infrastructure until the Passive Multilateration infrastructure is completed, at which time all secondary radars will be retired. As with Strategy 1, all terminal primary radars will be retained. No new or updated avionics will be required for this strategy. Table B2-2a shows baseline and future system quantities required for this strategy.

Ground Rules and Assumptions

The analysis includes all costs associated with Passive Multilateration for a life cycle beginning in FY 2009 and ending in FY 2035, with all systems being commissioned by FY 2020. Automation development costs were included in the analysis, and based on analogy to the ASDE-X program. Construction and installation costs were also based on analogy to the ASDE-X program. Greenfield site costs account for telecommunications and utility infrastructure, as well as more extensive construction and installation requirements. Technical refresh costs were included for all hardware and software, and is estimated at 20% of the acquisition cost for two

Table B2-2a:  System Quantities, Strategy 2

| System | Baseline Quantity | Future Quantity | Schedule |
| --- | --- | --- | --- |
|  | Terminal | En Route | Terminal | En Route |  |
| ASR-8 | 32 | n/a | 32 | n/a | No Change |
| ASR-9 | 117 |  | 117 |  |  |
| ASR-11 (PSR Only) | 66 |  | 66 |  |  |
| ASR-11 (SSR Only) | 66 | 0 | 0 | 0 | All systems to be decommissioned over a 7 year period from 2018-2024 |
| ATCBI-4/5 | 32 | 0 |  |  |  |
| ATCBI-6 | 0 | 123 |  |  |  |
| Mode S | 117 | 27 |  |  |  |
| ROs | 40* | 150* | 280 | 1500 | 1590 additional systems to be deployed and commissioned over an 8 year period from 2012-2020 |

*Quantity of planned ADS-B ground stations to be deployed that will also serve as ROs for passive multilateration.

refresh cycles. O&M costs accrue throughout the life cycle, and were based on analogy to ASDE-X. Projected costs associated with decommissioning SSRs fall well within the margin of error for this analysis, and are not accounted for separately. As with all the strategies, this analysis excludes all costs associated with PSRs throughout the life cycle of the ADS-B program. Table B2-2b shows the ground infrastructure life cycle cost estimate by year for this strategy.

Table B2-2b:  Ground Infrastructure Cost Summary, Strategy 2 ($M, Present Value)

|  | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021+ | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FAA Costs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| F&E | 0 | 0 | 0 | 3.0 | 7.4 | 98.5 | 129.4 | 122.8 | 86.6 | 62.0 | 38.5 | 37.0 | 78.3 | 663.5 |
| O&M | 0 | 0 | 0 | 0 | 3.3 | 0 | 0 | 0 | 4.1 | 5.4 | 11.9 | 16.6 | 471.5 | 512.8 |
| Total Costs | 0 | 0 | 0 | 3.0 | 10.7 | 98.5 | 129.4 | 122.8 | 90.7 | 67.4 | 50.4 | 53.6 | 549.8 | 1176.3 |

Strategy 3 - Active Multilateration

Infrastructure Requirements

This strategy will require 1,100 ground stations, of which 550 will be receive-only (RO) and 550 will be receive/transmit (RT). Terminal coverage will require 200 ground stations, grouped in clusters of 5 (approximately 2-3 ROs and 2-3 RTs in each cluster, depending on geometry requirements) that will cover each terminal area (equivalent coverage volume of an existing terminal SSR) at the top 40 airports. En route coverage will require 900 ground stations, grouped in clusters of 6 (approximately 3 ROs and 3 RTs in each cluster, depending on geometry requirements) at 150 locations (each cluster providing coverage equivalent to the coverage volume of an existing en route SSR). Unlike Strategy 2, due to the nature of the active multilateration performance requirements, the planned ADS-B ground station infrastructure cannot be significantly leveraged to reduce the total number of multilateration-specific ground stations. Two processors will be required per cluster for processing multilateration data, for a total of 380 processors. This analysis also assumes that 40% of the ground sites required for terminal coverage and 80% of the ground station sites required for en route coverage will be greenfield sites.

This strategy will maintain the secondary radar infrastructure until the Active Multilateration infrastructure is completed, at which time all secondary radars will be retired. No new or updated avionics will be required. As with Strategy 1, all terminal primary radars will be retained. Table B2-3a shows baseline and future system quantities required for this strategy.

Table B2-3a:  System Quantities, Strategy 3

| System | Baseline Quantity | Future Quantity | Schedule |
| --- | --- | --- | --- |
|  | Terminal | En Route | Terminal | En Route |  |
| ASR-8 | 32 | n/a | 32 | n/a | No Change |
| ASR-9 | 117 |  | 117 |  |  |
| ASR-11 (PSR Only) | 66 |  | 66 |  |  |
| ASR-11 (SSR Only) | 66 | 0 | 0 | 0 | All systems to be decommissioned over a 7 year period from 2018-2024 |
| ATCBI-4/5 | 32 | 0 |  |  |  |
| ATCBI-6 | 0 | 123 |  |  |  |
| Mode S | 117 | 27 |  |  |  |
| ROs | 0 | 0 | 100 | 450 | All systems to be deployed and commissioned over an 8 year period from 2012-2020 |
| RTs |  |  | 100 | 450 |  |

Ground Rules and Assumptions

The analysis includes all costs associated with Active Multilateration for a life cycle beginning in FY 2009 and ending in FY 2035, with all systems being commissioned by FY 2020. Automation development costs were included in the analysis, and based on analogy to the ASDE-X program. Construction and installation costs were also based on analogy to the ASDE-X program. Greenfield site costs account for telecommunications and utility infrastructure, as well as more extensive construction and installation requirements. Technical refresh costs were included for all hardware and software, and are estimated at 20% of the acquisition cost for two refresh cycles. O&M costs accrue throughout the life cycle, and were based on analogy to ASDE-X. Projected costs associated with decommissioning SSRs fall well within the margin of error for this analysis, and are not accounted for separately. As with all the strategies, this analysis excludes all costs associated with PSRs throughout the life cycle of the ADS-B program. Table B2-3b shows the ground infrastructure life cycle cost estimate by year for this strategy.

Table B2-3b:  Ground Infrastructure Cost Summary, Strategy 3 ($M, Present Value)

|  | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021+ | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FAA Costs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| F&E | 0 | 0 | 0 | 3.0 | 7.3 | 103.2 | 132.2 | 125.3 | 86.3 | 29.8 | 36.3 | 24.8 | 69.4 | 617.6 |
| O&M | 0 | 0 | 0 | 0 | 1.9 | 0 | 0 | 0 | 2.4 | 3.6 | 4.4 | 9.6 | 215.0 | 236.9 |
| Total Costs | 0 | 0 | 0 | 3.0 | 9.2 | 103.2 | 132.2 | 125.3 | 88.7 | 33.4 | 40.7 | 34.4 | 284.4 | 854.5 |

Strategy 4 - SSR and DME/DME/IRU for AT, SSR and eLoran for GA

Infrastructure Requirements

This strategy will require three basic infrastructure components. The first is a network of approximately 1100 DME ground stations, which will support DME/DME/IRU positioning capability for properly equipped (large) Air Transport aircraft in en route airspace. This network is the same as that currently planned as part of the NAS navigation backup capability, and so no additional DME infrastructure beyond this will be required for this strategy. The second component is a network of 19 eLoran ground stations, which will support eLoran positioning capability for properly equipped Regional Jet and General Aviation aircraft in en route airspace. This network will include one new tower and 5 tower Service Life Extension Programs (SLEPs) for Loran stations in Alaska, a SLEP and a new building for a Loran solid-state transmitter, and moving the Port Clarence, AK Loran station to Nome, AK. The last basic component for this strategy is a network of 40 terminal SSRs, which will provide backup surveillance capability in high density terminal airspace for all aircraft equipped with legacy Mode A/C/S transponders.

This strategy will maintain the secondary radar infrastructure until the required backup ground infrastructure is in place, and all aircraft in the required airspace are equipped with the proper avionics, at which time all secondary radars except the 40 terminal SSRs required by this strategy will be retired. As with Strategy 1, all terminal primary radars will be retained. Table B2-4a shows the baseline and future system quantities required for this strategy.

Table B2-4a:  System Quantities, Strategy 4

| System | Baseline Quantity | Future Quantity | Schedule |
| --- | --- | --- | --- |
|  | Terminal | En Route | Terminal | En Route |  |
| ASR-8 | 32 | n/a | 32 | n/a | No Change |
| ASR-9 | 117 |  | 117 |  |  |
| ASR-11 (PSR Only) | 66 |  | 66 |  |  |
| ASR-11 (SSR Only) | 66 | 0 | 0 | 0 | All systems to be decommissioned over a 7 year period from 2018-2024 |
| ATCBI-4/5 | 32 | 0 |  |  |  |
| ATCBI-6 | 0 | 123 |  |  |  |
| Mode S | 117 | 27 | 40 | 0 | 77 terminal systems and all en route systems to be decommissioned over a 7 year period from 2018-2024 |
| DME | n/a | 1025 | n/a | ~1100* | ~75 additional systems to be deployed and commissioned over a 6 year period from 2008-2014 |
| eLoran |  | 19 |  | 19 | No Change |

*Part of NAS Navigation Evolution plan, no additional infrastructure required by this strategy.

Ground Rules and Assumptions

Costs for eLoran ground infrastructure are based on FAA/Volpe eLoran cost estimates, and include maintenance costs of the system starting in FY 2009. DME ground infrastructure costs were not captured as part of this analysis, since the FAA will fund the required DME infrastructure in order to support NAS backup navigation capabilities, regardless of the NAS ADS-B backup strategy selected. Costs associated with retaining the 40 terminal SSRs are accounted for; projected costs associated with decommissioning the remaining SSRs fall within the margin of error for this analysis, and are not accounted for separately. New or upgraded avionics required for this strategy are discussed in detail in Section B3. Table B2-4b shows the ground infrastructure life cycle cost estimate by year for this strategy.

Table B2-4b:  Ground Infrastructure Cost Summary, Strategy 4 ($M, Present Value)

|  | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021+ | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FAA Costs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| F&E | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 10.4 | 19.1 | 25.0 | 14.0 | 15.0 | 47.8 | 131.3 |
| O&M | 14.2 | 13.8 | 13.4 | 13.0 | 12.6 | 12.3 | 11.9 | 11.6 | 11.3 | 11.0 | 10.7 | 10.5 | 224.5 | 370.8 |
| Total Costs | 14.2 | 13.8 | 13.4 | 13.0 | 12.6 | 12.3 | 11.9 | 22.0 | 30.4 | 36.0 | 24.7 | 25.5 | 272.3 | 502.1 |

Strategy 5 - SSR, DME/DME/IRU and SATNAV for AT, SSR and SATNAV for GA

Infrastructure Requirements

This strategy will require three basic infrastructure components. As with Strategy 4, the first component is a network of approximately 1100 DME ground stations, which will support DME/DME/IRU positioning capability for properly equipped (large) Air Transport aircraft in en route airspace. This network is the same as that currently planned as part of the NAS navigation backup capability, and so no additional DME infrastructure beyond this will be required for this strategy. Unlike Strategy 4, however, the second component required by this strategy is a constellation of 21 GPS satellites that incorporate L5 signal capability, and a constellation of 24 Galileo satellites. These constellations will provide enhanced SATNAV capability for properly equipped aircraft in all airspace. However, since the use of enhanced SATNAV will not fully mitigate multi-frequency interference, another component will be required to ensure that surveillance in high density terminal areas is maintained under these conditions. Therefore, as in Strategy 4, the last component required is a network of 40 terminal SSRs, which will ensure backup surveillance capability in high density terminal airspace for all aircraft equipped with legacy Mode A/C/S transponders.

This strategy will maintain the secondary radar infrastructure until the required backup ground infrastructure is in place, and all aircraft in the required airspace are equipped with the proper avionics, at which time all secondary radars except the 40 terminal SSRs required by this strategy will be retired. As with Strategy 1, all terminal primary radars will be retained. Table B2-5a shows baseline and future system quantities required for this strategy.

Table B2-5a:  System Quantities, Strategy 5

| System | Baseline Quantity | Future Quantity | Schedule |
| --- | --- | --- | --- |
|  | Terminal | En Route | Terminal | En Route |  |
| ASR-8 | 32 | n/a | 32 | n/a | No Change |
| ASR-9 | 117 |  | 117 |  |  |
| ASR-11 (PSR Only) | 66 |  | 66 |  |  |
| ASR-11 (SSR Only) | 66 | 0 | 0 | 0 | To be decommissioned completely over a 7 year period from 2018-2024 |
| ATCBI-4/5 | 32 | 0 |  |  |  |
| ATCBI-6 | 0 | 123 |  |  |  |
| Mode S | 117 | 27 | 40 | 0 | 77 terminal systems and all en route systems to be decommissioned over a 7 year period from 2018-2024 |
| DME | 1025 | ~1100* | ~75 additional systems to be deployed and commissioned over a 6 year period from 2008-2014 |
| GPS Satellite (L5) | 0 | 21** | Systems to be deployed and commissioned over a 10 year period from 2008-2017 |
| Galileo Satellite | 0 | 27*** | Systems to be deployed and commissioned over a 9 year period from 2007-2015 |

*Part of NAS Navigation Evolution plan, no additional infrastructure required by this strategy.

**Guaranteed quantity (at 98% availability), per current U.S. policy, no additional satellites required by this strategy.

***Part of European GNSS implementation, no additional satellites required by this strategy.

Ground Rules and Assumptions

SATNAV constellation costs were not captured as part of this analysis, since it is assumed that these will be implemented regardless of any projected surveillance backup positioning requirements. Also, as with Strategy 4, DME ground infrastructure costs were not captured as part of this analysis, since the FAA will fund the required DME infrastructure in order to support NAS backup navigation capabilities, regardless of the NAS ADS-B backup strategy selected. Costs associated with retaining the 40 terminal SSRs are accounted for; projected costs associated with decommissioning the remaining SSRs fall within the margin of error for this analysis, and are not accounted for separately. New or upgraded avionics required for this strategy are discussed in detail in Section B3. Table B2-5b shows the ground infrastructure life cycle cost estimate by year for this strategy.

Table B2-5b:  Ground Infrastructure Cost Summary, Strategy 5 ($M, Present Value)

|  | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021+ | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FAA Costs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| F&E | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 8.4 | 8.2 | 8.1 | 8.0 | 41.0 | 73.7 |
| O&M | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0.1 | 0.1 | 100.2 | 100.4 |
| Total Costs | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 8.4 | 8.2 | 8.2 | 8.1 | 141.2 | 174.1 |

Strategy 6 - SATNAV only

Infrastructure Requirements

This strategy will require a constellation of 21 GPS satellites that incorporate L5 signal capability, and a constellation of 24 Galileo satellites, which will provide enhanced SATNAV capability for properly equipped aircraft in all airspace. This strategy will rely solely on the positioning capabilities supported by enhanced SATNAV, without any other ground-based surveillance infrastructure.

This strategy will maintain the secondary radar infrastructure until all aircraft in the required airspace are equipped with the proper avionics, at which time all secondary radars will be retired.  As with Strategy 1, all terminal primary radars will be retained. The avionics requirements for this solution are discussed in detail below in Section B3. Table B2-6 shows baseline and future system quantities required for this strategy.

Table B2-6:  System Quantities, Strategy 6

| System | Baseline Quantity | Future Quantity | Schedule |
| --- | --- | --- | --- |
|  | Terminal | En Route | Terminal | En Route |  |
| ASR-8 | 32 | n/a | 32 | n/a | No Change |
| ASR-9 | 117 |  | 117 |  |  |
| ASR-11 (PSR Only) | 66 |  | 66 |  |  |
| ASR-11 (SSR Only) | 66 | 0 | 0 | 0 | All systems to be decommissioned over a 7 year period from 2018-2024 |
| ATCBI-4/5 | 32 | 0 |  |  |  |
| ATCBI-6 | 0 | 123 |  |  |  |
| Mode S | 117 | 27 |  |  |  |
| GPS Satellite (L5) | 0 | 21* | Systems to be deployed and commissioned over a 10 year period from 2008-2017 |
| Galileo Satellite | 0 | 27** | Systems to be deployed and commissioned over a 9 year period from 2007-2015 |

*Guaranteed quantity (at 98% availability), per current U.S. policy, no additional satellites required by this strategy.

**Part of European GNSS implementation, no additional satellites required by this strategy.

Ground Rules and Assumptions

As with Strategy 5, SATNAV constellation costs were not captured as part of this analysis, since it is assumed that these will be implemented regardless of any projected surveillance backup positioning requirements. Therefore, this strategy does not incur any additional costs for ground infrastructure beyond what is required for ADS-B. Projected costs associated with decommissioning SSRs fall within the margin of error for this analysis, and are not accounted for separately.

Strategy 7 - SATNAV with Terminal SSR

Infrastructure Requirements

As in Strategy 6, this strategy will require a constellation of 21 GPS satellites that incorporate L5 signal capability, and a constellation of 24 Galileo satellites, which will provide enhanced SATNAV capability for properly equipped aircraft in all airspace. Unlike Strategy 6, however, this strategy will also require a network of 40 terminal SSRs, which will ensure backup surveillance capability in high density terminal airspace for all aircraft equipped with legacy Mode A/C/S transponders.

This strategy will maintain the secondary radar infrastructure until the required backup ground infrastructure is in place, and all aircraft in the required airspace are equipped with the proper avionics, at which time all secondary radars except the 40 terminal SSRs required by this strategy will be retired. As with Strategy 1, all terminal primary radars will be retained. Table B2-7a shows baseline and future system quantities required for this strategy.

Table B2-7a:  System Quantities, Strategy 7

| System | Baseline Quantity | Future Quantity | Schedule |
| --- | --- | --- | --- |
|  | Terminal | En Route | Terminal | En Route |  |
| ASR-8 | 32 | n/a | 32 | n/a | No Change |
| ASR-9 | 117 |  | 117 |  |  |
| ASR-11 (PSR Only) | 66 |  | 66 |  |  |
| ASR-11 (SSR Only) | 66 | 0 | 0 | 0 | To be decommissioned completely over a 7 year period from 2018-2024 |
| ATCBI-4/5 | 32 | 0 |  |  |  |
| ATCBI-6 | 0 | 123 |  |  |  |
| Mode S | 117 | 27 | 40 | 0 | 77 terminal systems and all en route systems to be decommissioned over a 7 year period from 2018-2024 |
| GPS Satellite (L5) | 0 | 21* | Systems to be deployed and commissioned over a 10 year period from 2008-2017 |
| Galileo Satellite | 0 | 27** | Systems to be deployed and commissioned over a 9 year period from 2007-2015 |

*Guaranteed quantity (at 98% availability), per current U.S. policy, no additional satellites required by this strategy.

**Part of European GNSS implementation, no additional satellites required by this strategy.

Ground Rules and Assumptions

As with Strategy 5, SATNAV constellation costs were not captured as part of this analysis, since it is assumed that these will be implemented regardless of any projected surveillance backup positioning requirements. Costs associated with retaining the 40 terminal SSRs are accounted for; projected costs associated with decommissioning the remaining SSRs fall within the margin of error for this analysis, and are not accounted for separately. New or upgraded avionics required for this strategy are discussed in detail in Section B3. Table B2-7b shows the ground infrastructure life cycle cost estimate by year for this strategy.

Table B2-7b:  Ground Infrastructure Cost Summary, Strategy 7 ($M, Present Value)

|  | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021+ | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FAA Costs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| F&E | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 8.4 | 8.2 | 8.1 | 8.0 | 41.0 | 73.7 |
| O&M | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0.1 | 0.1 | 100.2 | 100.4 |
| Total Costs | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 8.4 | 8.2 | 8.2 | 8.1 | 141.2 | 174.1 |

Avionics Life Cycle Cost Analysis

This analysis documents the avionics assumptions, equipage rates, and costs for each of the backup strategies. Cost estimates were based on collective vendor inputs, and were identified only for those additional avionics components that would be required for the specific backup strategy, as compared to the ADS-B equipage baseline. The user will bear the full cost burden of any equipage required to support a given backup strategy; no equipage costs are assigned to the FAA for any backup strategy.

General Ground Rules and Assumptions

Equipage

This analysis assumes that aircraft will equip with the backup capability, if required, at the same time they equip with the ADS-B capability, which minimizes the time an aircraft is out of service. Only retrofit equipage is considered in this analysis; those aircraft that are forward fitted with ADS-B are also assumed to be forward fitted with the backup capability, and so costs related to those specific aircraft are not assessed.

For Air Transport (AT) aircraft, equipage with the backup capability occurs on all aircraft considered for ADS-B retrofit (approximately 2,400 large AT aircraft out of 8,100 total by 2020, and approximately 2,700 regional jet aircraft out of 4,000 total by 2020). This includes those aircraft ranging from those not equipped with any avionics required for ADS-B capability, to those that have some latent equipage related to ADS-B (e.g., aircraft that have GPS installed but no ADS-B transmitters/receivers). All classes of AT aircraft, grouped into Large AT and Regional Jet categories, are included in the analysis.

For General Aviation (GA) aircraft, equipage with the backup capability occurs for 25% of those that will equip with ADS-B (approximately 48,000 out of 210,000 total by 2020), which this analysis assumes represents the GA Instrument Flight Rules (IFR) fleet. The remaining aircraft of those equipping with ADS-B will not require the backup capability, since this analysis assumes that these aircraft will be flying Visual Flight Rules (VFR) exclusively, or that they would be willing to accept significantly reduced services in airspace requiring the backup capability.

Costs

Only the costs required to obtain the backup capability are considered in this analysis. These are defined as the additional costs for the airborne backup capability that were not captured in the previous cost analysis for the ADS-B program (JRC-2B of June 2006). In most cases, installation costs are not included, since aircraft are assumed to equip with the backup capability at the time they equip with ADS-B, and the additional installation costs associated with the backup capability are assumed to fall within the margin of error of this analysis. The only exception to this is in Strategy 4, where the installation costs for an additional eLoran receive antenna on some aircraft were assumed to be of significance, and were therefore captured in this analysis.

Strategies 1, 2 and 3 - Ground-Based Surveillance (SSR and Multilateration)

None of these strategies will require any new or upgraded avionics beyond what is required to support ADS-B capabilities. Strategy 1 (Secondary Radar) and Strategy 3 (Active Multilateration) will require all aircraft in the required airspace to retain their legacy Mode A/C/S transponders to support backup surveillance; Strategy 2 (Passive Multilateration) will require all aircraft in the required airspace to have baseline ADS-B “Out” equipage, using one of the two approved links (1090ES or UAT). Since there will be no additional retrofit equipage costs incurred to support these backup strategies (above what is required for ADS-B), no retrofit equipage cost analyses were performed.

Strategy 4 - SSR and DME/DME/IRU for AT, SSR and eLoran for GA

Equipage Requirements

This strategy will require all aircraft in the required airspace to have either DME/DME/IRU or eLoran capability, serving as a backup surveillance positioning source with appropriate interfaces to ADS-B avionics, along with legacy Mode A/C/S transponders to support surveillance in high density terminal areas.

No changes to existing DME/DME/IRU capabilities will be required for this strategy; DME/DME/IRU capabilities as they are defined for AT aircraft today are assumed. For those aircraft that will equip with eLoran instead of DME/DME/IRU, this strategy will require the addition of eLoran avionics and an eLoran Receive Antenna. Depending on the particular aircraft, this analysis assumes that eLoran avionics could be implemented either as a stand-alone receiver with additional processing to handle switchovers from GPS, or as an integrated GPS/eLoran receiver with the same functionality.

Ground Rules and Assumptions

This analysis assumes that all large AT aircraft will have DME/DME/IRU capability implemented within the required time frame, regardless of any requirements for backup surveillance positioning in the aircraft. Therefore, retrofit costs for DME/DME/IRU avionics are not assessed in this analysis for these aircraft.  It is assumed that Regional Jet aircraft (those without an IRU) will not have DME/DME/IRU capability in this time frame.

This analysis assumes that all Regional Jet aircraft not already equipped with an IRU will equip with eLoran using an eLoran module (approximately $60K per module) and an eLoran receive antenna. Each antenna will require an Antenna Installation Kit, which is an additional installation cost (approximately $10K per aircraft) that was not captured in the ADS-B Program’s previous cost estimate (JRC-2B of June 2006). For those GA aircraft that equip with eLoran, this analysis assumes that half of these will be retrofitted with an integrated GPS/eLoran unit (approximately $20K per unit), while the remaining half will be retrofitted with a separate eLoran unit (approximately $18K per unit). All solutions will provide an automatic switchover from GPS in the event of an outage. Table B3-1a shows aircraft retrofit equipage quantities assumed for this strategy; Table B3-1b shows summary user costs for this same equipage profile.

Table B3-1a:  Aircraft Retrofit Equipage Quantities, Strategy 4

|  | 2012 | 2013 | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Large Air Transport | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Regional Jet | 0 | 111 | 111 | 111 | 111 | 111 | 122 | 386 | 426 | 475 | 471 | 2435 |
| General Aviation | 1196 | 4653 | 4647 | 4677 | 4668 | 4661 | 4651 | 4643 | 4634 | 4627 | 4619 | 47676 |

Table B3-1b:  User Costs Summary, Strategy 4 ($M, Present Value)

|  | 2012 | 2013 | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| All Aircraft | 19.4 | 79.1 | 76.8 | 75.1 | 72.9 | 70.7 | 69.1 | 78.3 | 77.7 | 76.4 | 76.1 | 771.6 |

Strategy 5 - SSR, DME/DME/IRU and SATNAV for AT, SSR and SATNAV for GA

Equipage Requirements

This strategy will require all aircraft in the required airspace to have either enhanced SATNAV capability, or a combination of enhanced SATNAV and DME/DME/IRU capability, serving as a backup surveillance positioning source with appropriate interfaces to ADS-B avionics. Legacy Mode A/C/S transponders will also be required to support surveillance in high density terminal areas.

No changes to existing DME/DME/IRU capabilities will be required for this strategy; DME/DME/IRU capabilities as they are defined for AT aircraft today are assumed. Enhanced SATNAV equipage will require the implementation of L5 and Galileo receive capability, which could be achieved in several ways. For AT and Regional Jet aircraft, an enhanced SATNAV module upgrade would be implemented; older AT aircraft would also need to implement a Multi-Mode Receiver (MMR) upgrade in order to support the implementation of the enhanced SATNAV module. For those GA aircraft that would equip with enhanced SATNAV, a GPS replacement unit capable of supporting L5 and Galileo would be implemented, along with an antenna upgrade.

Ground Rules and Assumptions

This analysis assumes that all large AT aircraft will have DME/DME/IRU capability implemented within the required time frame, regardless of any requirements for backup surveillance positioning in the aircraft. Therefore, retrofit costs for DME/DME/IRU avionics are not assessed in this analysis for these aircraft. It is assumed that Regional Jet aircraft (those without an IRU) will not have DME/DME/IRU capability in this time frame.

Costs for all AT and Regional Jet retrofit equipage with an enhanced SATNAV module upgrade (approximately $40K per module) are included in the analysis. Older AT aircraft that cannot support the installation of the enhanced SATNAV module alone will incur additional MMR upgrade costs (approximately $100K per upgrade), which are also included.

For those GA aircraft that will equip with enhanced SATNAV, this analysis assumes that half of these will be retrofitted with the enhanced SATNAV capability (approximately $18K per aircraft), while the remaining half will have already equipped with enhanced SATNAV, regardless of ADS-B backup requirements; equipage costs associated with this latter category are therefore not assessed in this analysis. Table B3-2a shows aircraft retrofit equipage quantities assumed for this strategy; Table B3-2b shows summary user costs for this same equipage profile.

Table B3-2a:  Aircraft Retrofit Equipage Quantities, Strategy 5

|  | 2010 | 2011 | 2012 | 2013 | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Large Air Transport | 87 | 151 | 150 | 150 | 289 | 283 | 423 | 390 | 396 | 209 | 201 | 2728 |
| Regional Jet | 0 | 111 | 111 | 111 | 111 | 111 | 122 | 386 | 426 | 475 | 471 | 2435 |
| General Aviation | 1196 | 4653 | 4647 | 4677 | 4668 | 4661 | 4651 | 4643 | 4634 | 4627 | 4619 | 47676 |

Table B3-2b:  User Costs Summary, Strategy 5 ($M, Present Value)

|  | 2010 | 2011 | 2012 | 2013 | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| All Aircraft | 14.3 | 57.9 | 56.2 | 54.8 | 66.7 | 64.2 | 78.1 | 81.8 | 81.1 | 62.2 | 59.6 | 677.0 |

Strategies 6 and 7 - SATNAV Only and SATNAV with Terminal SSR

Both Strategy 6 (SATNAV Only) and Strategy 7 (SATNAV with Terminal SSR) will require all aircraft in the required airspace to have enhanced SATNAV capability; Strategy 7 differs only in the addition of legacy Mode A/C/S transponder carriage for those aircraft in high density terminal airspace. From an equipage perspective, all equipage requirements and ground rules and assumptions that apply to SATNAV equipage in Strategy 5 apply to both of these strategies as well. Therefore, no separate retrofit equipage cost analyses were performed; the relevant retrofit equipage and cost estimates for Strategies 6 and 7 are identical to those of Strategy 5 above, as shown in Tables B3-2a and B3-2b.

Life Cycle Cost Analysis Results

Table B4-1 summarizes the results of the life cycle cost analysis for each strategy.

Table B4-1:  Life Cycle Cost Analysis Results

This page intentionally blank