Final Report

### Laboratory Containment of Wild Poliovirus in The United States

Phase I

The National Inventory of Institutions/Laboratories Retaining Wild Poliovirus Materials

January 15, 2004

The National Vaccine Program Office

Department of Health and Human Services

Submitted By

Poliovirus Laboratory Containment Preparedness

A joint project of

The Task Force for Child Survival and Development, 750 Commerce Drive, Decatur GA 30033*

Walter R. Dowdle, PhD

Kim Koporc, MPH

And

The National Center for Infectious Diseases, Office of the Director, Centers for Disease Control and Prevention, 1600 Clifton Rd, Atlanta, GA 30333

Alison Mawle, PhD

Sandra Browning, BS, MT(ASCP)I

* Contract Number 200-2001-00106

# Acknowledgements

Key to the success of the national laboratory survey and inventory was the strong support and commitment of Tommy Thompson, Secretary, Department of Health and Human Services (HHS) and his enlistment of participation by all other relevant Departments and Agencies of the Executive Branch. Special thanks go to the Interdepartmental Working Group, its Chair, Eve Slater, Assistant Secretary for Health, HHS, and those within the Departments who facilitated surveys. We gratefully acknowledge the assistance of the Office of the Assistant Secretary for Postsecondary Education, the US Department of Education in developing the database of relevant academic institutions and sending letters to Presidents/Chancellors endorsing the survey.

We deeply appreciate the encouragement of the National Vaccine Advisory Committee (NVAC), chaired by Georges Peter; the advice and recommendations of the NVAC Polio Laboratory Containment Workgroup, chaired by Ann Arvin; and the assistance of the National Vaccine Program Office provided by Bruce Gellin and Steven J. Sepe.

We are grateful to the numerous professional and scientific organizations that helped spread the word on containment, especially the Association of Public Health Laboratories, American Society for Microbiology and the American Biological Safety Association that provided crucial opportunities for public debate through presentations and publications. Special recognition goes to Betsy Gilman Duane, Wyeth Research, and Robin Luttrell, Emory University, whose leadership paved the way for collaboration with industry and academia, respectively.

We gratefully acknowledge Deborah Wilson, Occupational Safety and Health Division, National Institutes of Health, and Olen Kew and Mark Pallansch, Division of Viral and Rickettsial Diseases, Centers for Disease Control and Prevention (CDC), for their support during the formative stages of the Survey.  Special thanks go to John Hancock, Public Health Practice Program Office, CDC, who helped us understand the CLIA database; the National Immunization Program, Global Immunization, CDC for its support, including the use of its immunization hotline; Robert J. Allen, graphic specialist; Rosemary James, web development specialist; Alex Belov, computer programmer; Clifford Dix, printing specialist, all from CDC/OD; Dale Nordenburg, Associate Director, Information Resources Management; Connie Dorner, computer project manager; Jared Sarkisian, computer programmer; John Stevens, computer specialist, Patricia Carroll, data entry, Lois Foster, administrative assistance, all from National Center for Infectious Diseases/OD: and Zadya Lundgren of the Task Force, who tirelessly performed the literature search.

Finally, we wish to acknowledge the thousands of Responsible Facility Officials, laboratory directors, and administrative staff that made this National Survey and Inventory possible.

Walter Dowdle, Director									Poliovirus Laboratory Containment Preparedness

Table of Contents

Acknowledgements	iii

1	Executive Summary	1

2	Introduction	2

3	Authorization and delegation of responsibility	3

4	Developing the US Action Plan	4

5	Implementing the US Action Plan	5

5.1	Implementing the Trial Survey	5

5.2	Implementing the Pilot Survey	6

5.3	Enlisting multi-sector support	7

5.4	Enlisting professional society support	8

5.5	Communicating with the laboratory community	11

6	Preparing for the National Survey	12

6.1	Compiling the Survey Database	12

6.2	Developing Survey Forms/Packets and The Website	15

7	Implementing the National Survey	15

8	Analyzing results of the National Survey	18

9	Compiling the National Inventory	18

10	Quality Assessment of Survey and National Inventory	27

10.1	 Results of the Literature Search	27

10.2	Meetings with Biosafety Officers	31

10.3	Follow-up	32

11	Planning for Global Certification (Phase II)	32

11.1	Roles and Responsibilities	33

11.2	Conclusions and Recommendations	34

12	Summary	36

# 1	Executive Summary

The world will be declared free of wild poliovirus transmission when the Global Commission for the Certification of the Eradication of Poliomyelitis is satisfied that all Regions of the World Health Organization (WHO) have documented the absence of wild poliovirus circulation for at least three consecutive years and that all wild poliovirus materials in laboratories are adequately contained.

Steps toward containment are described in the WHO Global action plan, 2nd edition, and consist of a Laboratory Survey and Inventory (Phase I) and Global Certification (Phase II).  Phase I begins when Regions are polio-free. Phase II begins when one year has elapsed without isolation of wild poliovirus anywhere in the world.

Phase I was initiated in the US in November 2000 when the Assistant Secretary for Health (ASH), Department of Health and Human Services (HHS), and Surgeon General delegated responsibility to the National Vaccine Program Office (NVPO) for development and implementation of the US Action Plan.  The Laboratory Survey was initiated in October 2002 with letters of notification from the ASH to 32,429 academic, federal government, hospital, industry, private, and state and local government institutions/laboratories.

The US National Survey of 32,429 academic, federal government, hospital, industry, private, and state and local government institutions/laboratories, comprising a total of 105,356 individual laboratories is complete. All 5,585 institutions/laboratories categorized as most likely to possess or may possess wild poliovirus materials responded to the Survey. Of the 26,844 institutions/laboratories categorized as least likely to possess such materials, (90%) responded. None of the 24,206 responders reported wild poliovirus materials. As the objective of surveying this group of small clinical laboratories (i.e. private physicians’ offices) laboratories was to quantify risk, follow up of the remaining 2,638 was discontinued. The quality and completeness of the Survey was confirmed by a literature search over the past 10 years. The US National Inventory (Phase I) consists of 122 institutions listing 180 laboratories that retain wild poliovirus materials.

In early 2004, the WHO Regional Office for the Americas will request the Secretary, HHS to submit the National Inventory (Phase I) for review by the Regional Certification Commission. This report provides the Inventory and supporting documentation for that submission and describes the next steps in the US toward containment as required for global certification of polio eradication.

# 2	Introduction

In 1988, the World Health Assembly (WHA) resolved to eradicate polio by the year 2000. At that time, paralytic poliomyelitis was endemic in 125 countries on 5 continents with an estimated 350,000 cases annually. The year 2000 goal was not met, but progress continues toward the interruption of wild poliovirus transmission. The last indigenous case in the Americas was in 1991; in the Western Pacific Region, 1997; and in the European Region, 1998.  Naturally occurring wild poliovirus type 2 has not been detected anywhere in the world since the last recorded case in October 1999. In 2002, endemic polio remained in 7 countries.

The world will be declared free of wild poliovirus transmission when the Global Commission for the Certification of the Eradication of Poliomyelitis is satisfied that all Regions of the World Health Organization (WHO) have documented the absence of wild poliovirus circulation for at least three consecutive years and all wild poliovirus materials in laboratories are adequately contained. The purpose of containment is to minimize the risk of reintroduction of wild polioviruses from the laboratory to the community.

The Global action plan for laboratory containment of wild polioviruses, 2nd Edition (Annex 1) describes containment as consisting of the Laboratory Survey and Inventory (Phase I) and Global Certification (Phase II).  Phase I begins when Regions are polio-free.  Phase II begins when one year has elapsed without isolation of wild poliovirus anywhere in the world. During Phase I, polio-free nations alert laboratories located in academic, federal government, hospital, industry, private, and state and local government facilities to the impending eradication of polio, encourage destruction of all unneeded wild poliovirus materials, and compile a national inventory of all biomedical laboratories choosing to retain such materials.

During Phase II, nations notify laboratories to either dispose of all wild poliovirus infectious or potentially infectious materials, or implement biosafety requirements appropriate for the risk of working with such materials. One year after notification, nations will submit its final national inventory and documentation of wild poliovirus laboratory containment to the WHO Regional Office for review by Regional and Global Certification Commissions.

This report describes the activities undertaken in the United States during Phase I and submits the US National Inventory of Institutions/Laboratories Retaining Wild Poliovirus Materials (as of 26 November 2003) to the National Vaccine Advisory Committee for review and comment.

# 3	Authorization and delegation of responsibility

In May 1999, the WHA reaffirmed the commitment of WHO to eradicate polio and urged all member nations to begin the process leading to laboratory containment of wild polioviruses.

On November 14, 2000 (Annex 2), the Assistant Secretary for Health (ASH) and Surgeon General delegated responsibility for development and implementation of the United States Action Plan for the Laboratory Inventory Phase to the National Vaccine Program Office (NVPO).  The National Vaccine Advisory Committee (NVAC) serves as the de facto national committee for oversight of wild poliovirus laboratory containment.

On March 7, 2001 (Annex 2), the Director of the WHO Regional Office for the American Region (Pan American Health Organization, PAHO) wrote to the Secretary, HHS requesting US commitment to guarantee containment of wild polioviruses stored in laboratories.

On June 13, 2001, the Secretary, HHS replied to the Director  (Annex 2) “the United States is fully committed to PAHO’s Executive Committee Resolution CE126.R4 urging Member States “to initiate activities related to the containment of any laboratory material that may harbor specimens of wild poliovirus.”

In October 2001, under the authority granted by Section 301 of the Public Health Service Act (42 U.S.C. § 241), NVPO initiated Poliovirus Laboratory Containment Preparedness (PLCP) to develop and implement a nationwide survey and compile an inventory of institutions/laboratories retaining wild poliovirus materials.

NVPO contracted with the Task Force for Child Survival and Development (Annex 3) to serve as the focus of PLCP based on its direct involvement in the development and implementation of the Global Action Plan in other WHO Regions.

The PLCP staff was headed by Dr. Walter R. Dowdle, consultant to the World Health Organization (WHO) on the Global Poliomyelitis Eradication Initiative and formerly Deputy Director and Acting Director of the Centers for Disease Control and Prevention (1987-1994).  As Director of PLCP, Dr. Dowdle was responsible for ensuring that the overall objectives of PLCP were achieved effectively and efficiently.

Ms. Kim Koporc, MPH, the communications coordinator, was responsible for development and implementation of the communications component of the Action Plan and coordination with NVPO on development of the web page, survey instruments and database.  Dr. Dowdle and Ms. Koporc were employees of The Task Force, and their salaries and activities were fully funded and supported by the Centers for Disease Control and Prevention (CDC), contract number 200-2001-00106.

Ms. Sandra Browning, BS, MT(ASCP)I, was an employee of the National Center of Infectious Diseases (NCID), CDC, responsible for development and management of the database and inventory and liaison between The Task Force, CDC, and NVPO.  The Task Force and CDC contracted for additional support as necessary for data entry, telephone follow-up to non-responding laboratories, and literature research.

# 4	Developing the US Action Plan

The US Action Plan (Annex 4) was developed in four stages.  In the first stage, a plan was drafted using the framework of the WHO Global Action Plan and leveraging the experiences of other nations that had already initiated or completed the Laboratory Inventory Phase. Second, biosafety and laboratory containment experts reviewed the draft action plan and provided feedback.  Third, processes (i.e. communication, data collection and entry) were developed through trial surveys of collaborating private and government institutions.  Fourth, the processes were refined in a pilot survey of 376 randomly selected institutions and 143 government laboratories.

The final Action Plan consisted of five components:

- Enlist full support and cooperation of Executive-branch Departments, professional societies, and accrediting agencies in the survey process

- Build the framework and database for the Survey of biomedical laboratories in the US

- Implement the survey process

- Compile the Inventory

- Establish guidelines and mechanisms for US compliance with post global certification containment requirements.

The target for completing all components was September 30, 2003.  The timeline and objectives for each component are described in Annex 4.

Relevant public health service agencies and individuals reviewed the draft Action Plan:

- February 7, 2001: The concept of a National Survey for Laboratory Containment of Wild Poliovirus was introduced at a national meeting of the Clinical Laboratory Improvement Advisement Committee.

- February 15, 2001: PLCP staff met with a representative from the Canada Poliovirus Laboratory Containment Office and discussed early US plans in the context of Canada’s poliovirus laboratory containment activities already in progress.

- July 20, 2001: Progress was reviewed with Acting Principal Deputy Assistant Secretary for Health, Dr. Arthur Lawrence

- January 24, 2002: The designated ASH, Dr. Eve Slater, was briefed on the status of the Action Plan.

- February 6, 2002: PLCP Director reviewed draft Action Plan with NVAC.

- March 7, 2002: the Interdepartmental Working Group, chaired by the ASH, reviewed the Action Plan objectives and timeline (see Section 5.3).

- March 19, 2002: At the request of the ASH, Dr. Maurice Hilleman, Director Emeritus of Merck Institute for Vaccinology, communicated feedback on the Action Plan in a letter to the PLCP Director and ASH.

- June 4, 2002: PLCP Director presented a revised Action Plan to NVAC.

- WHO global polio containment staff commented on the Action Plan on an ad-hoc basis.

The PLCP Director made pre-development presentations on laboratory containment at the:

- CDC Biosafety Symposium of January 1999

- NVAC Meeting on February 8, 2000

- American Society for Microbiology General Meeting on May 21, 2000

- The Infectious Disease Society of America on September 9, 2000.

# 5	Implementing the US Action Plan

# 5.1	Implementing the Trial Survey

Trial surveys were carried out at CDC, National Institutes of Health (NIH), Emory University, Wyeth, and the Arizona State Health Laboratory.  Trial survey reporting forms were designed consistent with the WHO Guidelines for Implementing the Pre-eradication Phase of the Global Action Plan for Laboratory Containment of Wild Polioviruses.  PLCP worked closely with these institutions to refine the forms and processes for the pilot and national surveys.

The objectives of the trial surveys were to pre-test the survey forms and the informational brochures and to gain an appreciation of the reporting mechanisms within government, private and academic institutions.  Major lessons regarding the survey process were that:

- Institutions with larger bureaucracies needed additional guidance on implementing the Survey.

- Key terms (i.e. “infectious,” “potential infectious,” “wild”) needed clarification.

- Communications needed to clearly convey that a 100% response was the goal; whether or not the laboratory retained wild poliovirus materials.

Documentation of the CDC, Emory and Wyeth trial surveys is included in Annex 5.  NIH and Arizona State Health Laboratory successfully conducted their surveys autonomous of PLCP.

# 5.2	Implementing the Pilot Survey

An announcement of the intent to perform a pilot survey for the US Action Plan was published in the Federal Register on October 11, 2001, (vol. 66, no. 197).  The only comment received was from a representative of the American Type Culture Collection (ATCC) who suggested that the Survey also include modified polioviruses.  The ATCC was informed that such materials had been included.

The application for approval of the pilot survey was submitted to the Office of Management and Budget (OMB) via CDC Office of Program Planning and Evaluation (OPPE) on January 8, 2002.  Answers to questions from OMB were submitted on February 11, 2002.  Final approval for the pilot survey was received March 18, 2002, and the pilot began in June and ended in September 2002. (Annex 6)

A total of 519 laboratories/institutions were invited to participate in the pilot survey and grouped into six categories:

- Academic

- Federal government

- Hospital

- Industry

- Private

- State and local government.

Of the 376 non-federal government institutions surveyed during the pilot, 298 (79%) responded.  In combining both the preliminary and pilot surveys, a total of 306 institutions responded, representing a total of 2,951 laboratories. Of these, 46 (1.6%) retained wild poliovirus materials.

Although the primary purpose of the pilot survey was to pre-test the revised survey forms and newly developed communication materials, it was also used to test a web-based data submission application and a Windows desktop-based data retrieval/analysis application.  The web-based data submission application provided a means for respondent entities to furnish data via the Internet, and was authored in Active Server Pages (ASP).  The Windows desktop-based component provided a means for specified application stakeholders to access, review and manipulate the data, and was authored in Visual Basic.

Lessons learned from written comments, interviews and calls to the toll-free number were as follows:

- A clear statement was needed as to why laboratories had been included in the survey even though they did not work with wild polioviruses.

- Survey information and packets were not always disseminated from the academic Office of the President down to the biosafety officer or laboratory director, requiring PLCP staff to identify and simultaneously inform the biosafety officer.

- Larger institutions preferred electronic formats of the survey documents, which made it easier for them to disseminate information.

- A clearer distinction between passwords and identification numbers was needed to reduce confusion and frustration for respondents logging on the website to submit results.

- Some CLIA labs (i.e. physicians’ offices) did not have access to the Internet. Most respondents mailed or faxed forms, which required advanced planning for CDC resources to process completed forms.

- The provision of institutional worksheets along with reporting forms proved to be confusing and of little value to the inventory process, which led to streamlining the two documents into one for the National Survey.

- A CD tutorial that provided an introduction and detailed instructions for completing the forms proved not to be helpful and was discontinued.

- The words “survey” and “inventory” were confusing. “Survey” was equated with poll taking by many participants, who therefore assumed it was unimportant.  “National Survey” was replaced with “National Inventory” in all later materials.

# 5.3	Enlisting multi-sector support

On November 26, 2001, the Secretary, HHS wrote to his counterpart at each relevant US Executive Department and Agency requesting that a representative be appointed to participate in a Working Group on Containment (Annex 7). The purpose of the Working Group was to give each Department/Agency an opportunity to provide input and assistance in the development and implementation of the US Action Plan.  Participants included:

- Department of Agriculture

- Department of Commerce

- Department of Education

- Department of Energy

- Department of Defense

- Department of Interior

- Department of Justice

- Department of Labor

- Environmental Protection Agency

- National Science Foundation

On March 7, 2002, the ASH convened The Interdepartmental Working Group to review the Action Plan objectives and timeline. (Annex 7)

PLCP staff worked closely with each of the Departments/Agencies during the survey process.  All Departments/Agencies completed surveys except for the Department of Education and the National Science Foundation, which had no direct jurisdiction over biomedical laboratories.  The Department of Education played an important role by assisting PLCP staff in developing a database of relevant academic institutions.  The Assistant Secretary for Postsecondary Education sent a letter of support for the Inventory to Presidents/Chancellors of all academic institutions on the database (Annex 8).

# 5.4	Enlisting professional society support

On May 28, 2002, a letter from the ASH was sent to the following 31 professional societies requesting assistance in raising awareness of the National Inventory (Annex 9).  Communication packets were sent June 6, 2002.

- American Academy of Pediatrics

- American Association for Advancement of Science

- American Association for Laboratory Animal Science

- American Association for Pharmaceutical Scientists

- American Biological Safety Association

- American Hospital Association

- American Institute of Biological Sciences

- American Medical Association

- American Public Health Association

- American Society for Clinical Laboratory Science

- American Society for Clinical Pathologists

- American Society for Laboratory Animal Practitioners

- American Society for Medical Technology

- American Society for Microbiology

- American Society for Tropical Medicine and Hygiene

- American Society for Virology

- Association of Analytical Communities

- Association of Clinical Research Professionals

- Association of Independent Research Institutes

- Association of Public Health Laboratories

- Association of University Technology Managers

- Biotechnology Industry Organization

- Clinical Laboratory Management Association

- College of American Pathologists

- Federation of American Societies for Experimental Biology

- Foundation for Biomedical Research

- Infectious Diseases Society of America

- Joint Commission on Accreditation of Healthcare Organizations

- Laboratory Animal Management Association

- National Association of Biomedical Research

- Pharmaceutical Research and Manufactures of America

Action by societies may have taken different forms. However, the following were confirmed to have posted information in their newsletters, on their websites, and/or sent letters to their membership:

- American Biosafety Association

- American Medical Association

- American Society for Clinical Pathology

- American Society for Medical Technology

- American Society for Microbiology

- American Society for Virology

- Association of Clinical Research and Professionals

- Association of Public Health Laboratories

- Biotechnology Industry Organization

- Clinical Laboratory Management Association

- Joint Commission on Accreditation of Healthcare Organizations

- National Foundation for Infectious Diseases

On December 3, 2002, PLCP followed up with a letter to the original 31 professional societies requesting them to remind their membership of the December 31, 2002 deadline for submitting survey results (Annex 9).

PLCP also utilized the Biosafety List Serve, sponsored by the Massachusetts Institute of Technology.  This communication channel proved to be highly effective in reaching biosafety officers of universities and biotechnology and pharmaceutical companies – institutions most likely to possess wild poliovirus materials.

PLCP personnel attended conferences and annual meetings of public and private agencies to discuss the strategies for implementing the National Survey, raising awareness, and generating support.  Presentations included posters and/or talks. Individual contacts were made by phone, e-mail, and mailings.  Activities to enlist support were ongoing throughout the first year:

Poster Display

January 28, 2002 – 7th National Symposium on Biosafety

March 24-27, 2002 – International Conference on Emerging Infectious Diseases (Courtesy of NCID)

June 10, 2002 – Biotechnology Industry Organization (Courtesy of National Institute of Standards and Technology, Department of Commerce)

October 24, 2002 – Infectious Diseases Society of America (Courtesy of NCID)

Presentations

February 7, 2001 – Clinical Laboratory Improvement Advisory Committee

February 8, 2001 – National Symposium on Biosafety

May 21, 2001 – American Society for Microbiology

June 11, 2001 – Association of Public Health Laboratories

July 17, 2001 – International Conference on Emerging Infectious Diseases

September 9, 2001 – Infectious Diseases Society of America

March 25, 2002 – Emerging Infectious Diseases Conference

May 15, 2002 – New England Biological Safety Association (NEBSA)

May 20, 2002 – American Society for Microbiology

June 19, 2002 – Association of Public Health Laboratories

September 19, 2002 – Mid-Atlantic Biological Safety Association (MABSA)

September 26, 2002 – Chesapeake Area Biological Safety Association (ChABSA)

October 21, 2002 – Roundtable Discussion at the Annual National Meeting of ABSA

November 22, 2002 – Technical Advisory Group, PAHO

December 17, 2002 – Board of Scientific Counselors, NCID

Publications

Dowdle WR.  2001.  Polio Eradication: Turning the Dream into Reality. ASM News, 67:397-400.

Centers for Disease Control and Prevention, 2002.  Laboratory Surveillance for Wild Poliovirus and Vaccine-Derived Poliovirus, 2000-2001.  Morbidity and Mortality Weekly Report, 51:369-371.

Centers for Disease Control and Prevention, 2002.  Notice to Readers: National Laboratory Inventory as Part of Global Poliovirus Containment – United States, June 2002.  Morbidity and Mortality Weekly Report, 51:646-647.

Dowdle WR, Gary HE, Sanders R, van Loon AM. 2002.  Can Post-Eradication Laboratory Containment of Wild Polioviruses be Achieved?  Bulletin of the World Health Organization, 80:311-315.

Dowdle WR. 2002.  Poliovirus National Inventory of Biomedical Laboratories Begins.  ASM News, 68:478-479.

Gilman EA, Luttrell R. 2002.  The Poliovirus Laboratory Containment Pilot Survey:  The Experiences of Wyeth and Emory University.  Applied Biosafety, 73:137-140.

Koporc K, Browning S, Dowdle W. 2002.  National Inventory of Biomedical Laboratories that May Possess Wild Poliovirus Materials.  Applied Biosafety, 73:133-136.

Centers for Disease Control and Prevention, 2002.  Global Progress Toward Laboratory Containment of Wild Polioviruses – July 2001-August 2002.  Morbidity and Mortality Weekly Report, 51:993-996.

Centers for Disease Control and Prevention, 2003.  Laboratory Surveillance for Wild and Vaccine-Derived Polioviruses, January 2002- June 2003.  Morbidity and Mortality Weekly Report, 52:913-916.

# 5.5	Communicating with the laboratory community

Key messages included the following:

- Wild polioviruses will be eradicated.

- The only sources of wild polioviruses will be in biomedical laboratories.

- Laboratory containment is crucial to prevent reintroduction of poliovirus from the laboratory to an increasingly non-immune community.

- All biomedical laboratories that may have infectious or potentially infectious materials are participating in the Survey.

- Purpose of the Survey is to:

- Alert laboratories to the impending eradication of polio

- Encourage the destruction of all unneeded wild poliovirus materials

- Establish a national inventory of laboratories retaining poliovirus infectious and potentially infectious materials

When appropriate, communication materials included a statement of support from the Secretary, HHS. Communication materials were produced and distributed in the survey packets, handed out at meetings, posted on the PLCP website (www.cdc.gov/od/nvpo/polio), and included in media packets to professional societies for publication  (i.e. public service announcements, journal articles).  Poster samples, the informational brochure, and an expanded list of frequently asked questions posted on the website are in Annex 10.

# 6	Preparing for the National Survey

The Federal Register Notice for the National Survey was published on May 10, 2002 (Vol. 67, No. 91). No public comments were received.  On July 10, 2002, the proposal to conduct the National Survey was submitted to CDC/OPPE, who reviewed and forwarded it to OMB on July 17, 2002.  OMB approval to perform the National Survey was received September 16, 2002 (Annex 11).

# 6.1	Compiling the Survey Database

The database of institutions was generated from a variety of sources including:

- All institutions/laboratories certified to perform bacteriology, mycobacteriology, parasitology, or virology testing under the Clinical Laboratory Improvement Amendments (CLIA)

- All academic institutions listed on the US Department of Education database of post-secondary colleges and universities and the Carnegie Foundation database of institutions classified as doctoral/research universities.

- All biotechnology and pharmaceutical institutions listed on the websites of Pharma.com and the Biotechnology Industry Organization (www.bio.org).

- All Executive Branch Agencies/Departments with biomedical laboratories under their jurisdiction were responsible for implementing surveys.

- All state and territorial public health laboratories.

The database was further organized into the following categories (Figure1):

- Most likely to possess wild poliovirus materials: This category included large academic, federal government, industrial research facilities and state public health laboratories.

- May possess wild poliovirus materials: This category included CLIA clinical microbiology laboratories certified for complex testing in virology and bacteriology.

- Least likely to possess wild poliovirus materials: This category included CLIA clinical microbiology laboratories certified for non-complex testing in virology and bacteriology.  These laboratories were not anticipated to retain such materials, but inclusion in the Survey was necessary to quantify the risk.

CLIA laboratories certified for diagnostic tests other than microbiology were excluded.

The database includes the following information:

  - Source of institution name  (i.e. Department of Education, CLIA)

  - Institution/laboratory name and address

  - Type of institution

  - CLIA identification number

  - Contact information for Responsible Facility Official (RFO)

  - Total number of labs surveyed

  - Survey results, including number of labs retaining material, principal lab function, type of material and approximate amount of material retained

  - Record of data entry by date.

# 6.2	Developing Survey Forms/Packets and The Website

The survey form, instructional materials, and information brochures used in the National Survey were the final products of the trial survey, the pilot survey, and multiple open reviews.  The survey form requested institutions/laboratories to indicate whether they do or do not possess wild poliovirus infectious and/or potential infectious materials.  If such materials were present, respondents were requested to indicate the types of materials and estimated numbers of units retained.

The PLCP website included answers to the most commonly asked questions, survey forms and instructions, background information and polio eradication and laboratory containment.  The website also included a link to submit survey results.  Respondents logged on using the identification (ID) number and password included in their survey packets (Annex 12).

A helpline and e-mail were established to assist respondents with questions.

# 7	Implementing the National Survey

On October 1, 2002, a letter from the ASH was sent to all institutions on the database notifying them of the upcoming Survey and the importance of responding.  On October 11, 2002, the PLCP Director sent a follow-up survey packet that included a cover letter with an ID number and password for submitting results on the Internet, informational brochure, instructions, survey form, and a self-addressed-postage-paid return envelope.

Letters reminding institutions of the December 31, 2002 deadline for responding were sent on December 5 to those listed in the category of most likely to possess wild poliovirus materials (academic, biotechnology and pharmaceutical institutions).  After the December deadline, reminder letters were sent to non-responding institutions in all categories.  Beginning April 28, letters were followed up with telephone calls to the remaining non-responding institutions categorized as most likely to possess or may possess wild poliovirus materials.  The process described below is summarized in Figure 2.  Annex 13 provides sample copies of all correspondence.

- December 5, 2002 – First reminder letter (850) sent to non-responding academic institutions (369) and pharmaceutical and biotechnology companies (481).

- February 1, 2003 – First reminder letter sent to 17,765 non-responding CLIA laboratories.

- March 4, 2003 – Second reminder letter sent to remaining 74 non-responding academic institutions and 41 pharmaceutical and biotechnology companies.

- April 28, 2003 –Telephone reminders began to the remaining 55 academic institutions and pharmaceutical and biotechnology companies.

- May 23, 2003 –Telephone reminders began to 419 CLIA labs that may possess wild poliovirus materials.

- July 1, 2003- Second reminder letter sent to 4,456 non-responding CLIA laboratories

- August 7, 2003 – Follow-up with laboratories that most likely possess and may possess continues until 100% response rate is achieved

- November 20, 2003 – 100% response rate achieved.

# 8	Analyzing results of the National Survey

All 5,585 institutions/laboratories categorized as most likely to possess or may possess wild poliovirus materials responded to the Survey (Figure 3 and Table 1). Of those categorized as least likely to possess such materials, 24,206 of the 26,844 (90%) responded.

The primary purpose of including laboratories least likely to possess in the Survey was to quantify risk.  Laboratories in this category are small, mostly located in physicians’ offices, and licensed to perform only non-complex testing.  The annual turnover within this category is high.  Of the non-responders, 499 (19%) could not be located or were no longer in operation.  Because none of the 24,206 responders reported wild poliovirus materials, the risk of any of the remaining 2,638 laboratories in this category (if they exist) having such materials was exceedingly small.  The NVAC Workgroup, at its review on October 8, 2003, recommended discontinuing follow-up with this category (Annex 14).

# 9	Compiling the National Inventory

The US National Inventory for Phase I consists of 122 institutions retaining wild poliovirus materials in 180 laboratories (Table 2). Table 3 (Annex 15) summarizes the institutional reports listing the number of laboratories holding either infectious (87), potential infection materials (56), or both (37). Other information from the National Inventory, including names of responsible facility officials and principal investigators, identification of individual laboratories, and volumes of materials being held, are not provided.

The Secretary, HHS will submit the names of institutions, types of material (infectious or potential infectious) retained, and the number of laboratories holding such materials to the WHO Office for the Region of the Americas and the Regional Certification Commission

Table 1.   Institutions responding to National Survey by Category

| Categories | Institutions in Database |  | Institutions Responding |  | Institutions with Materials |
| --- | --- | --- | --- | --- | --- |
|  | # |  | # | % |  | # | % |
| Most Likely to Possess |  |  |  |  |  |  |  |
| Academic | 437 |  | 437 | 100 |  | 63 | 14 |
| Federal Government | 13 |  | 13 | 100 |  | 5** | 38 |
| Industrial | 668 |  | 668 | 100 |  | 24 | 4 |
| State and Local Gov. | 98 |  | 98 | 100 |  | 17 | 17 |
| Total | 1216 |  | 1216 | 100 |  | 109 | 9 |
| May Possess |  |  |  |  |  |  |  |
| All CLIA certified to | 4369 |  | 4369 | 100 |  | 8 | 0.1 |
| perform complex |  |  |  |  |  |  |  |
| testing in microbiology |  |  |  |  |  |  |  |
| Least Likely to Possess | 26,844 |  | 24,206 | 90 |  | 0 | 0 |
| All CLIA certified |  |  |  |  |  |  |  |
| Non-Complex Testing |  |  |  |  |  |  |  |
| Labs |  |  |  |  |  |  |  |
| Total | 32,429* |  | 29,791 | 92 |  | 117 | 0.3 |
| * Represents a total of 105,356 laboratories surveyed |  |  |  |  |
| ** Departments |  |  |  |  |  |  |  |

# Table 2.  US National Inventory of Institutions/Laboratories Retaining Wild Poliovirus Materials

| Name | City | State | Infectious | Potential | Both |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Material | Infectious |  |
|  |  |  |  | Material |  |
| ACADEMIC |  |  |  |  |  |
| Associated Regional & University Pathology Laboratories U of UT | Salt Lake City | UT | 0 | 1 | 0 |
| Baylor College of Medicine | Houston | TX | 1 | 0 | 1 |
| Brown University | Providence | RI | 1 | 0 | 0 |
| Clemson University | Clemson | SC | 0 | 1 | 0 |
| Columbia University - Health Sciences Division | New York | NY | 0 | 0 | 1 |
| Duke University- Duke University Medical Center | Durham | NC | 2 | 0 | 0 |
| Eastern KY University, Rowlett 103 | Richmond | KY | 0 | 1 | 0 |
| Eastern Virginia Medical School | Norfolk | VA | 0 | 1 | 0 |
| Emory University | Atlanta | GA | 2 | 2 | 0 |
| Hackensack University Medical Center | Hackensack | NJ | 0 | 0 | 1 |
| Harvard University | Boston | MA | 2 | 0 | 0 |
| IIT Research Institute | Chicago | IL | 1 | 0 | 0 |
| Louisiana State University - Health Sciences Center, New Orleans | New Orleans | LA | 0 | 0 | 1 |
| Louisiana State University - Science Center, Shreveport | Shreveport | LA | 1 | 0 | 0 |
| Medical College of Ohio - Hospital Laboratory | Toledo | OH | 0 | 0 | 1 |
| Middle Tennessee State University | Murfreesboro | TN | 1 | 0 | 0 |
| New Mexico State University | Las Cruces | NM | 1 | 0 | 0 |
| New York University | New York | NY | 0 | 1 | 0 |
| New York University Medical Center | New York | NY | 1 | 1 | 0 |
| Oakland University | Rochester | MI | 0 | 1 | 0 |
| Purdue University | West Lafayette | IN | 2 | 0 | 0 |
| Saint Louis University | St. Louis | MO | 0 | 1 | 0 |
| Southern Research Institute | Frederick | MD | 0 | 0 | 1 |
| Stanford University | Stanford | CA | 4 | 0 | 0 |
| SUNY Downstate Medical Center | Brooklyn | NY | 0 | 1 | 0 |
| SUNY Stony Brook | Stony Brook | NY | 1 | 0 | 0 |
| SUNY Upstate Medical University | Syracuse | NY | 1 | 1 | 2 |
| Syracuse University | Syracuse | NY | 1 | 0 | 0 |
| The Pennsylvania State University | University Park | PA | 0 | 0 | 1 |
| The Scripps Research Institute - Medical Laboratory | La Jolla | CA | 2 | 0 | 0 |
| The Wistar Institute | Philadelphia | PA | 0 | 1 | 0 |
| Tufts University - School of Veterinary Medicine-Grafton | Boston | MA | 0 | 1 | 0 |
| University of Alabama - Birmingham | Birmingham | AL | 2 | 1 | 0 |
| University of California - Berkeley | Berkeley | CA | 1 | 0 | 0 |
| University of California - Davis | Davis | CA | 1 | 0 | 0 |
| University of California - Irvine | Irvine | CA | 2 | 0 | 0 |
| University of California - Los Angeles | Los Angeles | CA | 1 | 0 | 1 |
| University of California - San Diego | La Jolla | CA | 0 | 0 | 1 |
| University of California - San Francisco | San Francisco | CA | 1 | 0 | 0 |
| University of Chicago | Chicago | IL | 0 | 0 | 1 |
| University of Colorado - Health Sciences Center | Denver | CO | 1 | 0 | 0 |
| University of Connecticut | Storrs | CT | 1 | 1 | 0 |
| University of Florida | Gainesville | FL | 1 | 0 | 0 |
| University of Georgia | Athens | GA | 0 | 3 | 0 |
| University of Hawaii | Honolulu | HI | 1 | 0 | 0 |
| University of Idaho | Moscow | ID | 0 | 1 | 0 |
| University of Maryland | College Park | MD | 1 | 0 | 0 |
| University of Massachusetts - Medical School | Worcester | MA | 1 | 0 | 0 |
| University of Minnesota | Minneapolis | MN | 0 | 1 | 0 |
| University of New Hampshire | Durham | NH | 0 | 0 | 1 |
| University of North Carolina | Chapel Hill | NC | 0 | 0 | 1 |
| University of South Dakota - Sioux Falls | Sioux Falls | SD | 0 | 1 | 0 |
| University of South Dakota - Vermillion | Vermillion | SD | 0 | 1 | 0 |
| University of Southern California | Los Angeles | CA | 1 | 0 | 0 |
| University of Texas - Austin | Austin | TX | 0 | 1 | 0 |
| University of Texas - James P Luby - Dallas | Dallas | TX | 0 | 0 | 1 |
| University of Texas - MD Anderson Cancer Center | Houston | TX | 2 | 0 | 0 |
| University of Texas Galveston - Galveston Pathology Clinical Services | Galveston | TX | 0 | 1 | 0 |
| University of Texas Galveston - UT Medical Branch | Galveston | TX | 2 | 0 | 0 |
| University of Virginia | Charlottesville | VA | 1 | 1 | 1 |
| University of Washington | Seattle | WA | 2 | 3 | 0 |
| University of Wisconsin - Madison | Madison | WI | 2 | 0 | 0 |
| Utah State University | Logan | UT | 1 | 0 | 0 |
| FEDERAL |  |  |  |  |  |
| Department of Defense | Falls Church | VA | 0 | 2 | 0 |
| Department of Agriculture | Beltsville | MD | 2 | 0 | 0 |
| HHS - Centers for Disease Control and Prevention | Atlanta | GA | 0 | 12 | 1 |
| HHS - Food and Drug Administration (CBER) | Rockville | MD | 3 | 0 | 0 |
| HHS - National Institutes of Health | Bethesda | MD | 2 | 2 | 0 |
| Environmental Protection Agency | Cincinnati | OH | 0 | 0 | 1 |
| VA - Los Angeles, CA | Los Angeles | CA | 1 | 0 | 0 |
| VA - Northern California Health Care System - Martinez, CA | Martinez | CA | 1 | 0 | 0 |
| VA - San Diego, CA | San Diego | CA | 0 | 0 | 1 |
| VA - West Haven, CT Medical Center | West Haven | CT | 0 | 1 | 0 |
| HOSPITAL |  |  |  |  |  |
| Baylor College of Medicine -Texas Children's Hospital, Diagnostic Virology Laboratory | Houston | TX | 1 | 0 | 0 |
| Children’s Hospital, Department of Pathology, Columbus Ohio | Columbus | OH | 0 | 0 | 1 |
| Lahey Clinic Medical Center | Burlington | MA | 0 | 0 | 1 |
| Oklahoma University Medical Center | Oklahoma City | OK | 0 | 0 | 1 |
| St. Joseph's Hospital and Medical Center, Clinical Laboratory | Phoenix | AZ | 0 | 0 | 1 |
| The Children's Hospital of Philadelphia | Philadelphia | PA | 1 | 0 | 1 |
| The Children's Hospital, Denver | Denver | CO | 0 | 0 | 1 |
| University of Arkansas-Little Rock, University Hospital Clinical Lab | Little Rock | AR | 1 | 0 | 0 |
| INDUSTRIAL |  |  |  |  |  |
| Abbott Laboratories | Abbott Park | IL | 1 | 0 | 0 |
| Acambis, Inc | Cambridge | MA | 1 | 0 | 0 |
| American Type Culture Collection | Manassas | VA | 2 | 0 | 0 |
| Aventis Pasteur | Swiftwater | PA | 1 | 0 | 0 |
| BioPort Corporation | Lansing | MI | 1 | 0 | 0 |
| BioReliance Corporation | Rockville | MD | 1 | 0 | 0 |
| Bristol-Myers Squibb Company | New York | NY | 1 | 1 | 0 |
| Celgene Corporation | Warren | NJ | 0 | 3 | 0 |
| Compunet Clinical Laboratories | Dayton | OH | 0 | 1 | 0 |
| Eli Lilly & Company | Indianapolis | IN | 0 | 0 | 1 |
| Fox Chase Cancer Center | Philadelphia | PA | 2 | 0 | 0 |
| Immunosol, The Inverse Genomics | San Diego | CA | 1 | 0 | 0 |
| MDS Pharma Services, Bothell | Bothell | WA | 1 | 0 | 0 |
| Microbiotest, Inc | Sterlilng | VA | 1 | 0 | 0 |
| Pfizer Inc | New London | CT | 0 | 1 | 0 |
| Pharmacia Corporation | Kalamazoo | MI | 2 | 0 | 0 |
| PTC Therapeutics, Inc | South Plainfield | NJ | 1 | 0 | 0 |
| Quest Diagnostics Nichols Institute | Chantilly | VA | 1 | 0 | 0 |
| Ribozyme Pharmaceuticals, Inc | Boulder | CO | 0 | 0 | 1 |
| Schering Plough Corporation | Kenilworth | NJ | 1 | 0 | 0 |
| Specialty Laboratories | Santa Monica | CA | 1 | 0 | 0 |
| V.I. Technologies (Vitex) | Watertown | MA | 1 | 0 | 0 |
| ViroPharma, Inc | Exton | PA | 1 | 0 | 0 |
| Wyeth | Madison | NJ | 1 | 0 | 0 |
| STATE AND LOCAL |  |  |  |  |  |
| California State Public Health Laboratory | Richmond | CA | 0 | 0 | 1 |
| Commonwealth of Virginia Public Health Laboratory | Richmond | VA | 0 | 0 | 1 |
| Delaware Public Health Laboratory | Smyrna | DE | 0 | 1 | 0 |
| Erie County Medical Center Healthcare Network | Buffalo | NY | 1 | 0 | 0 |
| Florida Department of Health, Bureau of Laboratories | Tampa | FL | 0 | 1 | 0 |
| Georgia Public Health Laboratory | Decatur | GA | 0 | 0 | 1 |
| Illinois Department of Public Health - Chicago Laboratory | Chicago | IL | 0 | 0 | 1 |
| Indiana Department of Public Health | Indianapolis | IN | 0 | 1 | 0 |
| Kansas Department of Health & Environment | Topeka | KS | 0 | 0 | 1 |
| Los Angeles County Public Health Department | Los Angeles | CA | 1 | 0 | 0 |
| Maryland State Department of Health and Mental Hygiene | Baltimore | MD | 1 | 0 | 0 |
| New York State Department of Health - Wadsworth Center | Albany | NY | 0 | 0 | 2 |
| Orange County Health Care Agency | Santa Ana | CA | 0 | 1 | 0 |
| San Diego County Public Health Laboratory | San Diego | CA | 1 | 0 | 0 |
| South Dakota Department of Health | Pierre | SD | 0 | 0 | 1 |
| Westchester County Department of Labs and Research | Valhalla | NY | 0 | 0 | 1 |
| Wisconsin State Laboratory Of Hygiene | Madison | WI | 0 | 0 | 1 |
|  | TOTAL |  | 87 | 56 | 37 |

Table 3.  Institutions Retaining Wild Poliovirus Materials by Category

| Categories | Institutions Retaining Materials |  | Laboratories Retaining Materials |
| --- | --- | --- | --- |
|  |  |  | Infectious | Potential Infectious | Both | Total |
| Most Likely to Possess |  |  |  |  |  |  |
| Academic | 63 |  | 49 | 29 | 16 | 94 |
| Federal Government | 10 |  | 9 | 17 | 3 | 29 |
| Industrial | 24 |  | 22 | 6 | 2 | 30 |
| State and Local Gov. | 17 |  | 4 | 4 | 10 | 18 |
| Total | 114 |  | 84 | 56 | 31 | 171 |
| May Possess |  |  |  |  |  |  |
| All CLIA certified to | 8 |  | 3 | 0 | 6 | 9 |
| perform complex |  |  |  |  |  |  |
| testing in microbiology |  |  |  |  |  |  |
| Least Likely to Possess | 0 |  | 0 | 0 | 0 | 0 |
| All CLIA certified |  |  |  |  |  |  |
| Non-Complex Testing |  |  |  |  |  |  |
| Labs |  |  |  |  |  |  |
| Total | 122 |  | 87 | 56 | 37 | 180 |

# 10	Quality Assessment of Survey and National Inventory

This report was prepared using as guidance the self-evaluation WHO Guidelines for documenting the quality of phase I wild poliovirus laboratory containment-laboratory survey and inventory (Annex 16). Additional quality assessment tools included a literature search for the years 1993-2003 for institutions/laboratories that may have been missed, post-survey discussions with institutional biosafety officers, and letters of confirmation to institutions listed on the Inventory.

# 10.1	 Results of the Literature Search

The completeness and quality of the National Survey and Inventory was assessed by a search of the scientific literature through PubMed from 1993 to the present. The purpose of the search was three-fold: 1) to identify relevant US institutions/laboratories that were not included in the National Survey, 2) to identify institutions/laboratories at high risk of having potential infectious wild poliovirus clinical materials, and 3) to initiate a Phase II database of institutions/laboratories working with viruses at risk of wild poliovirus contamination.

The criteria used in conducting the PubMed literature search was limited to the English language, US mentioned anywhere within the citation, and laboratory studies.  The PubMed database for 2002 and the first half of 2003 listed 7,080 publications on the infectious agents initially selected for review (Table 4 and Figure 4).

Table 4.  Agents Selected for Review

| Viruses | Bacteria |
| --- | --- |
| Poliovirus Rhinovirus Enterovirus Coxsackievirus Echovirus Picornavirus Adenovirus Hepatitis A and E virus Rotavirus | Cholera Typhoid fever Campylobacter Shigella or Shigellosis Escherichia coli Salmonella or Salmonellosis |

At that rate, a 10-year review would consist of more than 40,000 citations. However, more than half of the citations (4,106) for 2002-3 mentioned E. coli and/or Salmonella species. The majority of these citations were found to describe bacteriological studies related to domestic agricultural products and services, foods and the environment, which were not useful for identifying laboratories at risk of storing wild poliovirus materials. Consequently, E. coli and Salmonella sp. were excluded from further search.

Similarly, analysis of the 137 US adenovirus citations in only the first half of 2003 revealed 4 relevant laboratory publications, one agricultural and 3 human respiratory disease studies. Three of the 4 publications had been previously identified in the enterovirus search. The remaining 133 (97%) laboratory publications described the use of adenoviruses or adeno-associated viruses for gene transfer research in neurology, cardiovascular, ophthalmology, endocrinology, and other specialized fields. These highly specialized laboratories were considered unlikely environments for wild poliovirus contaminated materials and adenovirus citations were excluded from further analysis.

Figure 4:  Initial PubMed Literature Search for 2002 and 2003 – Bacterial and Viral (n=7080)

The PubMed search for US citations on the remaining agents (Figure 5) was organized as follows:

- Publications describing any laboratory use of polioviruses of any origin (attenuated or wild).

- Publications describing any laboratory studies of human enteric diseases involving clinical specimens from polio endemic countries (search for hepatitis virus A and E, rotaviruses, V. cholera, S. typhosa, Shigella sp., Campylobacter sp. and any country in Africa, the Middle East, and South East Asia listed in the Global Action Plan, 2nd ed.).

- Publications describing any laboratory use of viruses that share common enteric origins with wild polioviruses and/or replicate on poliovirus-permissive systems (search for coxsackievirus, echovirus, enterovirus, hepatitis virus A and E, picornavirus, and rhinovirus).

Figure 5:  Selected PubMed Literature Search for 2002 and 2003 – Bacterial and Viral (n=1906)

The number of institutions is likely over-represented through the number of agents included in the search and the length of the search period (10 years), the latter greatly increasing the chance that an institution would appear multiple times. The inclusion of an institution in the database for one or more categories does not necessarily imply current institutional activity. Academic institutions are associated with areas of research primarily because of the interests of one or more principle investigators, who may come and go. Some institutions ceased work in a strong program area when the principal investigator retired. Other institutions gained research programs, while still others lost programs, as principle investigators changed venues, taking programs with them, often including stored stocks and research materials. A listing on a category database means that the institution has a history of working in that area and has some potential for having wild poliovirus materials, but that potential may vary widely.

Group A:  The PubMed search identified 44 institutions with publications on polioviruses of any origin (Annex 17 – Group A). Of the 44 institutions identified, all but 2 had responded to the National Survey (Annex 17 – Table I). One of the non-respondents was a start-up biotechnology company, now defunct, but previously working with non-infectious poliovirus replicons. The second was a small community college using attenuated poliovirus as a model for a ground water project. Follow-up revealed the project was discontinued several years ago.

In a related incident, a major biotechnology center that had reported no wild polioviruses was found to have published on wild viruses several years earlier. Follow up with the center revealed they had destroyed all wild poliovirus materials, in keeping with the national request to dispose of such materials no longer needed.

Group B: Nineteen institutions were identified as participating in studies involving clinical materials from 15 polio endemic countries in Africa (9), the Middle East (2) and South East Asia (4) (Annex 17 – Group B). Countries most frequently involved were India, Pakistan, Bangladesh, and Egypt. Of the 19 US institutions, laboratories most often cited were federal, supported by the Departments of Defense (Army, Navy, and USUHS) and Health and Human Services (CDC and NIH). The remaining 11 institutions were universities historically involved in collaborative infectious disease projects in developing countries. Whether the US collaborator processed and stored potential infectious clinical specimens is not always apparent from the publications. All 19 institutions identified as collaborators in laboratory studies in polio endemic countries had participated in the National Survey.

Group C: Ninety-eight (98) institutions were identified with publications describing any laboratory use of viruses that share common enteric origins with wild polioviruses and/or replicate on poliovirus-permissive systems (Annex 17 – Group C).  Six institutions/ laboratories were identified that were not also listed on the survey database (Annex 17 – Table I). One was a research and development laboratory in a water service company working with enterovirus detection systems. One was a community college with an environmental project using hepatitis virus A. Two were non-profit, foundation laboratories performing basic research using enteroviruses and rhinoviruses respectively. The remaining two were biotechnology start-up companies, one working with rhinoviruses and the second, now defunct, developing antiviral agents. The 5 active institutions were placed on the survey database upon receipt of completed reports.  This list of institutions/laboratories working with viruses at risk of wild poliovirus contamination constitutes the first step in building the Phase II (certification) database of laboratories that require special attention.

Of the 122 institutions listed on the National Inventory, the search identified 64 (52%). As expected, best results were found with institutions with strong publishing traditions. The literature search confirmed 51(72%) of the 71 academic institutions on the Inventory as having poliovirus materials, but confirmed less than a quarter of the industrial institutions and only 12% of the state and local government institutions, which were primarily diagnostic laboratories that published infrequently (Table 5).

Table 5. Sensitivity of literature search for finding institutions on the National Inventory

Category			Number of institutions

Search		Inventory	%

Academic*		51		71		72

Federal government	 5		10		50

Industrial		 6		24		25

State and Local Gov.	 2		17		12

Totals		64		122		52

*Includes CLIA hospitals

The results of the literature search were validated by a simple reverse PubMed search for any publication on poliovirus attributed to any of the institutions on the National Inventory. Publications were found from 2 industries on the Inventory that had not been found in initial literature search, yielding a 97% (64/66) accuracy for the initial search (Annex 17 – Table II). The reasons for failing to identify these 2 industries in the first round could not be explained.

In summary, the literature search confirmed the quality and completeness of the US Survey and the Inventory. The search identified 6 institutions to be added to the survey database. None was considered high risk and none was found that had been omitted from the National Inventory.

# 10.2	Meetings with Biosafety Officers

Follow-up discussions provided important anecdotal evidence of survey quality. PLCP staff held discussions at the meeting of the New England Biological Safety Association (NEBSA) in Boston, June 9, 2003, the Annual Meeting of the ABSA in Philadelphia, October 15, 2003, and with individual institutional biosafety officers.

Discussions revealed institutions had clearly taken the Survey seriously with many laboratories destroying wild poliovirus materials that no longer met programmatic needs. It was also clear that the extraordinary response rate in this Survey, in the absence of penalties, was likely influenced by the Select Agents survey required by the Public Health Security and Bioterrorism Response Act of 2002.  Preparations for the poliovirus survey preceded the Select Agents survey. However, by the time the poliovirus survey began in October 2002 many laboratories were already in the process of cleaning freezers, reviewing holdings and compiling inventories. Many institutions reported combining the two surveys. High-level administrators and legal staff at all major institutions were well aware of the liabilities incurred from non-compliance with the Select Agent legislation.

# 10.3	Follow-up

Telephone calls were made to respondents when responses were inconsistent, unclear, or unexpected. Letters confirming the number of laboratories surveyed and the names of laboratories retaining wild poliovirus materials were sent to the President, CEO, Director or RFO of each institution reporting retention of wild poliovirus materials (Annex 18).

# 11	Planning for Global Certification (Phase II)

Planning for global certification (Phase II) is the final step in Phase I of the Global Action Plan. Phase II begins when one year has elapsed without isolation of wild poliovirus anywhere in the world. At which time nations will:

- Notify biomedical laboratories that poliovirus transmission has been interrupted.

- Contact laboratories on the national inventories and instruct them to render materials non-infectious for poliovirus or destroy under appropriate conditions; transfer wild poliovirus infectious and potential infectious materials to laboratories capable of meeting the required biosafety standards; and/or implement biosafety measures appropriate for the laboratory procedures being performed (BSL-2/polio or BSL-3/polio).

- Document the completion of all containment requirements for global certification.

Planning needs for Phase II are described in the WHO guidelines for national documentation of wild poliovirus laboratory containment for Global Certification (Annex 19). In summary, strategies must be developed to notify the general biomedical laboratory community that poliovirus transmission has been interrupted and to instruct institutions on the National Inventory to implement containment requirements. Procedures must be developed for identifying and communicating with biomedical laboratories in the most likely to possess or may possess categories that were newly formed or not included in the Phase I Survey, as well as those at risk of acquiring wild poliovirus after completion of the Survey.  Standard institution/laboratory reporting requirements must be established, national biosafety specifications must be adopted, and national policies must be approved for verifying and recording implementation.

# 11.1	Roles and Responsibilities

HHS has overall responsibility for Phase II as the national counterpart of WHO.  The roles and responsibilities of HHS operational components are as follows.

The National Vaccine Program Office (NVPO) represents the Secretary, HHS and provides oversight of national laboratory containment activities and policies in coordination with the Office of Global Health Affairs, HHS.  NVPO convenes the National Vaccine Advisory Committee.

The National Vaccine Advisory Committee (NVAC) serves as the US National Certification Committee for wild poliovirus containment. The NVAC Polio Laboratory Containment Workgroup meets three times a year to review, provide technical advice, and recommend actions to the full committee on containment issues and documentation to be submitted to the Regional Certification Commission (RCC) for Global Certification.  Specific charges to the Workgroup are to review and advise on:

- The National Plan of Action for implementing Phase II.

- The proposed mechanism for notifying the laboratory community that wild polio circulation has been interrupted.

- Documentation that all institutions retaining or likely to retain wild poliovirus materials have been contacted and have implemented appropriate biosafety requirements.

- Phase II National Inventory completeness and accuracy.

- The final HHS documentation on containment to be submitted to WHO Regional Office for the Americas and the Regional Certification Commission.

The Office of the Director, National Center for Infectious Diseases (NCID), CDC is the steward for the Phase I national survey database. NCID ensures that the database is stored on a secure server with restricted access. NCID convenes, at least annually, representatives of the National Immunization Program (NIP) and the Public Health Practice Program to ensure uninterrupted maintenance and integrity of the database. NCID serves as a member of the CDC “Consortium on Containment”, provides technical advice and input into materials developed by CDC, and participates in NVAC Workgroup meetings.

The Global Immunization Division (GID), NIP, CDC, functions as the Office of Poliovirus Laboratory Containment Preparedness (PLCP) for all containment activities. It maintains the PLCP Website and the active electronic database of the National Inventory. It plans and develops strategies for implementation of Phase II, and provides technical liaison between the US containment effort and WHO offices in Geneva and the Region of the Americas. It convenes on a regular basis a CDC “Consortium on Containment” for input on technical and policy issues. The consortium consists of NCID (OD and the Division of Viral and Rickettsial Diseases), the Office of Health and Safety, the Public Health Practices Program Office, and other CDC interests as appropriate. It consults and regularly communicates with HHS agencies on containment policies. It serves as the secretariat for the three annual meetings of the NVAC Workgroup.

# 11.2	Conclusions and Recommendations

The following conclusions and recommendations also incorporate comments, suggestions, and advice from the NVAC Workgroup.

Maintaining the National Inventory – The loss of key personnel, program momentum, and institutional memory becomes a major risk with lapse of time between the 2003 national survey and inventory and Global certification.  This risk may be reduced by:

- Keeping the Inventory current as institutions report any changes in status

- Communicating at regular intervals with institutions on the Inventory and the general laboratory community, keeping them informed of progress toward polio eradication and new developments in containment policies

- Using communication channels such as the biosafety list serve (biosafty@MITVMA.MIT.edu), the ABSA website (http://www.absa.org), the PLCP website, biomedical laboratory oriented publications, mailings, and presentations at biomedical laboratory conferences (see sections 5.3-5.5)

###### Maintaining the PLCP Website – The PLCP website proved to be a valuable resource for those responsible for responding to the national survey.  In preparing for global certification, the PLCP website can used to:

- Update the National Inventory by providing a web-based data submission application to revise contact information and status

- Provide polio eradication progress reports and new developments in containment policies

- Promote laboratory containment goals and objectives

Specifically, the PLCP website should include:

- Results of Phase I National Survey/Inventory with acknowledgement of all who participated, especially Responsible Facility Officials, Biosafety Officers, and Laboratory Directors

- Links to WHO for current eradication progress and relevant documents

- New or revised biosafety procedures, practices, and policies

Developing the Survey Database for Phase II – Experience in developing the Phase I survey database suggests the same general strategy is valid for Phase II. The guiding principle in identifying institutions/laboratories is the “type of specimen” likely to be stored. However, two observations from Phase I deserve mention. First was the absence of any wild poliovirus materials among more than 24,000 CLIA laboratories certified to perform non-complex tests in microbiology. Second was finding through the literature search 2 additional community colleges with virology projects. Unproductive efforts and potential gaps in the Phase II Survey may be reduced by:

- Excluding CLIA laboratories certified for performing only non-complex tests in microbiology, focusing, instead, on updating the list of CLIA laboratories certified for complex testing

- Reviewing the list of more than 4,000 small colleges for relevant departments of biology, chemistry or environmental health and assessing the need to place them on the Survey or reach them through special communications

- Comparing the updated lists of institutions registered with the Office of Human Research Protection, HHS (http://ohrp.osophs.dhhs.gov/index.html), the Carnegie Foundation database of institutions classified as doctoral/research universities (http://www.carnegiefoundation.org/Classification/index.htm), and the Phase I database of academic institutions for new additions

- Searching the public membership lists of the Biotechnology Industry Organization (www.bio.org) and the Pharmaceutical Research and Manufacturers of America (www.phrma.org) for new laboratories

- Exploring the use of indexing services to identify laboratories associated with industry, environmental sampling, and testing services

## Performing the literature search – The literature search proved to be a valuable tool for assessing quality and completeness of the survey database and the National Inventory and for developing a database of institutions/laboratories working with viruses at risk of wild poliovirus contamination. To achieve its full potential, planning for Phase II should include:

- Exploring options to increase sensitivity of the literature search

- Updating the search for institutions/laboratories at risk

- Seeking professional advice to achieve highest search quality

Improving the mechanics of the Survey – Lessons learned in Phase I that could improve and greatly facilitate the Phase II process include:

- Using a bar coded electronic survey system to decrease the amount of manual data entry and eliminate many of the common entry problems

- Creating ID and Passwords for electronic submission that do not include 1, 0, and lower case L, and O to avoid confusion of certain lower case letters with numbers

- Discontinuing the electronic time limit for entry of survey results to avoid errors and the need for participants to re-enter the website or PLCP personnel to contact participants to complete the information

- Utilizing the CLIA ID as an identifier on the hard copy survey form as well as on the front page of the desktop application to ensure easier data entry, complete information, and faster analysis of the electronic database

- Developing the survey database at least a year in advance to permit time for identifying institutions using more than one name and /or address

- Differentiating between mailing address and location address to reduce the amount of returned mail

- Checking the database six months in advance of the survey to facilitate identifying institutions no longer in operation

- Providing knowledgeable assistance through the use of a phone help-line and e-mail to ensure complete submissions.

Preparing for OPV (Sabin) poliovirus control – At some point shortly after, or possibly before, global certification, decisions will be made on post eradication polio immunization strategies worldwide. One possible outcome is universal cessation of OPV use and the requirement for Sabin poliovirus control in the laboratory at a level yet to be determined. Because OPV is no longer licensed in the US, this country will have fewer challenges than OPV-using countries in reducing such viruses in the laboratory environment. However, considerable efficiency could be gained in the US by evaluating strategies for post-certification control of OPV virus at the same time preparations are being made for Phase II.

Exploring the post-eradication option of classifying wild poliovirus as a select agent – Because the success of the current survey and inventory is due in part to the environment created by enforcement of the Select Agents Act, some have proposed that wild poliovirus should be designated as a select agent after eradication. Doing so would eliminate confusion from multiple containment tracts, simplify Phase II implementation, and increase confidence in national laboratory containment. Other advantages include uniform national policies for validating institutional holdings, certifying containment facilities and practices, and distributing poliovirus materials. The advantages, as well as the disadvantages, of designating wild poliovirus a select agent deserve careful exploration.

# 12	Summary

The US National Survey of 32,429 academic, federal government, hospital, industry, private, and state and local government institutions/laboratories, comprising a total of 105,356 individual laboratories is complete. All 5,585 institutions/laboratories categorized as most likely to possess or may possess wild poliovirus materials responded to the Survey. Of the 26,844 institutions/laboratories categorized as least likely to possess such materials, (90%) responded. None of the 24,206 responders reported wild poliovirus materials. As the objective of surveying this group of small clinical laboratories (i.e. private physicians’ offices) laboratories was to quantify risk, follow up of the remaining 2,638 was discontinued. The quality and completeness of the Survey was confirmed by a literature search over the past 10 years.

The US National Inventory (Phase I) consists of 122 institutions listing 180 laboratories that retain wild poliovirus materials.

In early 2004, the WHO Regional Office for the Americas will request the Secretary, HHS to provide the National Inventory (Phase I) and documentation for review by the Regional Certification Commission. This report provides the National Inventory and supporting materials for that submission and describes the next steps toward containment in the US required for global certification of polio eradication.

# Footnotes

Congress passed amendments to CLIA in 1988 establishing quality standards for all laboratory testing to ensure the accuracy, reliability and timeliness of patient test. The final CLIA regulations were published on February 28, 1992.   To enroll in the CLIA program, laboratories must register by completing an application, pay fees, be inspected, if applicable, and become certified.

# Text boxes

1 includes 81 identified as non applicable

2 Includes unable to locate or no longer in operation

Survey Database

32,429

Possess WPV

0

Possess WPV

8

Possess WPV

114

No WPV

24,206

No WPV

4,361

No WPV

1,102

Non Responders2

2,638

Non Responders

0

Non Responders

0

Responders

24,206

Responders

4,369

Responders1

1,216

May possess WPV materials

4,369

Private Labs

Hospitals

State and Local Government

Industry

Federal Government

Figure 3: Survey results as of

November 30, 2003

Academic

May possess     (4,369)

Figure 1 – Categories of Laboratories

Least likely to possess (26,844)

Most likely to possess (1,216)

CLIA Certified

Complex Testing

CLIA Certified

Non-Complex Testing

Most likely to possess WPV materials

1,216

Least likely to possess WPV materials

26,844

100% response rate achieved