PART F - INDIVIDUAL SPECIFICATION

| TREATMENT/ACTIVITY NAME | Cultural Resource Assessment Continuation | PART E SPECIFICATION # |  |
| --- | --- | --- | --- |
| NFPORS TREATMENT / ACTIVITY CATEGORY* | Assessment | FISCAL YEAR(S) (list each year): | 2005 |
| NFPORS TREATMENT / ACTIVITY TYPE * | Fire Damage Assessment | WUI? Y / N | Y |
| IMPACTED COMMUNITIES AT RISK | None | IMPACTED T&E SPECIES | None |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

I.	WORK TO BE DONE (describe or attach exact specifications of work to be done):

Number and Describe Each Task: A. General Description: The initial 2 week BAER burned area assessment period is insufficient to completely assess site stabilization and protection needs for all known cultural sites. This activity will continue the burned area assessment of known National Register of Historic Places (National Register) eligible or potentially eligible prehistoric and historic archaeological sites for potential risks from erosion, looting, or vandalism. B. Location/(Suitable) Sites: Known habitation sites, rock art sites, rock shelters, and historical sites within the burn area. Cultural resources locations are exempt from public disclosure under the Archaeological Resources Protection Act of 1979 (ARPA), and the Freedom of Information Act (FOIA). C. Design/Construction Specifications: 1. Assess post-fire risks of erosion, vandalism or looting to thirty-three (33) rock art sites, twenty-one (21) additional historical sites and ninety-six (96) prehistoric sites. 2. Provide treatment recommendations and plan amendments for candidate stabilization or protection sites. D. Purpose of Treatment Specifications: The purpose of this activity is to complete the cultural resource risk assessment assess and develop site stabilization and protection treatment recommendation and if needed plan amendments. The information may also provide information of determining whether a non-fire cultural resource damage assessment is needed. E. Treatment Effectiveness Monitoring Proposed: Results of the assessment for resource risks from erosion may require the development of supplemental treatment specifications. Risks from looting and/or vandalism will be routinely monitored by the presence of increased law enforcement (see ESR Reference # 6.3.3) in coordination with the NPS-MNP archaeologist(s).

II.	LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| 1 GS-9 Archeologist @ $24/Hour X 240 Hours X 1 Fiscal Year = | $ 5,760 |
| 1 GS-7 Archeologist @ $22.35/Hour X 240 Hours X 1 Fiscal Year = | $ 5,400 |
| TOTAL PERSONNEL SERVICE COST | $ 11,160 |
| ( EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. | COST / ITEM |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST |  |
| ( MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): | COST / ITEM |
| Misc. field supplies | $ 500 |
| TOTAL MATERIALS AND SUPPLY COST |  |
| ( TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): | COST / ITEM |
| GSA Vehicle @ $0.16/Mile X 3000 Miles X 1 Fiscal Year = | $ 430 |
| TOTAL TRAVEL COST | $ 430 |
| ( CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): | COST / ITEM |
| Rock Art Preservation Specialist(s) @ $25/Hour X 200 Hours X 1 fiscal Year = | $ 2,500 |
| TOTAL CONTRACT COST |  |
| SPECIFICATION COST SUMMARY |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| FY05 | 7/15/2005 | 8/30/2005 | Sites | 150 | $ 97.27 | 150 | $ 14,590 |
| FY__ |  |  |  |  |  |  |  |
| FY__ |  |  |  |  |  |  |  |
| FY__ |  |  |  |  |  |  |  |
| TOTAL | $ 14,590 |

Work Agent: CA=Coop Agreement, FA=Force Account, G=Grantee, P=Permittees, SC=Service Contract, TSP=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. | C |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | M |
| 3. Estimate supported by cost guides from independent sources or other federal agencies |  |
| 4. Estimates based upon government wage rates and material cost. | P |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

III.	RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

List Relevant Documentation and Cross-Reference Location within the Accomplishment Report. See Cultural Resource Burned Area Assessment.

IV. 	TOTAL COST BY JURSIDICTION

| JURISDICTION | UNITS TREATED | COST |
| --- | --- | --- |
| NPS | 1 | $ 14,590 |
|  | TOTAL COST | $ 14,590 |