| Project Name (new projects in italics) | Trail Club/ Agency Partner | Lead Agency/ Env. Doc. | Project Location | Project Description | Date of Proposal/ Scoping | Date of Decision | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Carrabassett Huts System | MATC/ ATC/NPS | LURC permit | Bigelow Range, Somerset Co., Me., (Segment 110 - 111) | Proposal to construct a series of five “huts” (each approx. 3,000 sq. ft.) and a trail system near A.T. | August 2002 |  | Project moved to new A.T. crossing 07/03 |
| Maine Rte 16/27 Parking Lot | MATC/ ATC/NPS | NPS CE | Franklin Co., Me., (Segment 111) | Maine DOT proposal to improve Trailhead parking at Route16/27 | March 2003 | August 2003 | Project ap-proved 08/03 |
| Carrabassett River Bridge | MATC/ ATC/NPS | NPS EA | Franklin Co., Me., (Segment 112) | Proposal to construct a footbridge across the Carrabassett River west of Sugarloaf Mountain, Maine | July 2003 | 2004 | Clearances complete; on hold for bridge design |
| Endless Energy Wind Power | MATC/ ATC/NPS | LURC Permit | Redington Range, Franklin Co, Me., (Segment 112) | Proposal to construct 26 390-foot wind towers in the Redington Range near Crocker Mountains | 2000 |  | Proposal being submitted to LURC |
| Saddleback Camp | MATC/ ATC/NPS | NPS EA | East side of The Horn, Franklin Co., Me. (Segment 112) | Proposal to construct a small group-use campsite consisting of tent platforms, sanitary facilities, and a short side trail to the A.T. | May 2002 | April 2003 | EA complete; project approved 04/03 |
| Maine Rte 4 highway upgrade | MATC/ ATC/NPS | NPS or MDOT EA | Franklin Co., Me., (Segment 112) | Proposal to upgrade and relocate a 3-mile section of Maine Route 4 | March 2003 |  | Site review conducted 07/03 |
| Andover North/Surplus Mountain Relocation | MATC/ ATC/NPS | NPS EA | Franklin Co., Me., (Segment 113) | Proposal to relocate a section of the Appalachian Trail on Surplus Mountain, Andover North Township, Maine | June 2002 | April 2003 | EA approved; construction complete 08/03 |
| Maine Rte 17 Trailhead parking lot/highway relocation | MATC/ MDOT/ ATC/NPS | NPS EA | Township D, Franklin County, Me. | Straightening of sharp curve of Route 17 and construction of a Trailhead parking lot | February 2002 | no date set | Planning in progress; re-source clear-ances com-plete 06/02 |
| Project Name (new projects in italics) | Trail Club/ Agency Partner | Lead Agency/ Env. Doc. | Project Location | Project Description | Date of Proposal/ Scoping | Date of Decision | Status |
| Verizon Fiberoptic Project | USFS/ DOC/ATC/NPS | USFS EA | NH Rte 112, North Woodstock, Grafton Co., N.H. | Construction of an underground telecommunications cable | Sept. 2001 | April 2003 | Project ap-proved; under construction |
| Ore Hill Mine Reclamation | USFS/NPS | USFS CERCLA Review | Warren, N.H. (Segment 191) | Reclamation and damage assessment for mined lands within the Appalachian Trail corridor | May 2000 | no date set | USFS conducting CERCLA review; site review 08/03 |
| Thundering Falls Relocation | GMC/ATCNPS/USFS | USFS EA | Killington, Vt. (Segment 209) | Relocation of the Trail footpath from town road into protected Trail corridor | May 1999 | July 2003 | EA complete; project ap-proved 07/03 |
| Vermont Route 4 Parking Lot | GMC/ATCNPS/USFS | NPS EA | Sherburne Pass east of Rutland, Vt. | Proposal to construct a Trailhead parking lot on Vermont DOT and A.T. lands west of Pico Peak, Vt. | June 2002 | Feb. 2003 | EA approved 02/03, project on hold for funding |
| Brodie Mountain Wind Power Project | AMC Berkshire/ATC/Mass. DEM/NPS | Mass. DEM EIR | Berkshire County, Mass. (Segment 236) | Proposal to construct 24 wind towers on Brodie Mountain in Berkshire County, Mass. | March 2000 | June 2001 | State EIR completed 9/01; on hold for funding |
| Upper Goose Pond Relocation | AMC-Berkshire/ATC/NPS | NPS EA | Lee, Mass. | Proposal to relocate approximately 1,000 feet of the footpath within the Trail corridor | Sept. 2001 | Jan. 2003 | EA complete; project con-structed 08/03 |
| Structure Removal Project - Heath | AMC-Berkshire | NPS CE | Berkshire Co., Massachusetts | Removal of former Heath structures | April 2003 | June 2003 | Project approved 06/03 |
| Mt. Everett Firetower Com-munications Site | AMC/ ATC/Mass. DEM/NPS | DEM EIR | Mt. Everett, Berkshire County, Mass. (Segment 249) | Proposal to renovate partially dismantled firetower as a communications site | June 1999 | Feb. 2003 | Firetower re-moved 06/03 |
| Project Name (new projects in italics) | Trail Club/ Agency Partner | Lead Agency/ Env. Doc. | Project Location | Project Description | Date of Proposal/ Scoping | Date of Decision | Status |
| Housatonic Valley National Heritage Area Study | AMC Berkshire/AMC-Ct./ ATC/NPS | NPS EA | Western Massachu-setts/northwestern Connecticut | Proposal to create a new Housatonic Valley National Heritage Area | Nov. 2001 | 2003 | NPS/ATC comments on EA sent 01/03 |
| The Nature Con-servancy WIN Exotic Species Control Project | AMC-Berkshire/AMC-Ct./ ATC/NPS | NPS EA | Western Massachusetts/north-western Connecticut | Proposal to control invasive species on approximately 800 acres of land in western Massachusetts and northwestern Connecticut | January 2002 |  | Proposal being revised; EA on hold 05/03 |
| Lions Head Side Trail | AMC-Ct./ ATC/NPS | NPS EA | Salisbury, Ct. | Proposal to relocate a 2,000-foot side trail from the Bunker Hill parking lot to the Appalachian Trail | July 2001 | July 2002 | EA complete; construction by adjacent landowners on NPS lands an issue |
| NE Utilities Relicensing for Housatonic River | AMC-Ct./ FERC/ NPS/ATC | FERC EIS/Conn. DEM 401 Permit | Litchfield County, Conn. (Segments 254, 255, 256, 287) | Proposal to relicense Northeast Utilities hydroelectric facilities on the Housatonic River | June 1999 | 2004 | NPS and ATC comments on DEIS sub-mitted 08/03 |
| New York Thru-way Authority Communications Project | NYNJTC-DPATMC/ATC/NPS | NY Transit Authority EA | I-84 Overlook, Dutchess Co., New York (Segment 271) | Proposal to construct a series of cellular towers along I-84, including a 145’ (originally 185’) tower adjacent to I-84 Overlook | Feb. 2001 | May 2003 | Proposal re-vised in 05/03 to avoid im-pacts to A.T. |
| Structure Removal Projects | NYNJTC/ PATC/ ATC/NPS | NPS CEs | New York/New Jersey/Pennsylvania/Maryland/Virginia | Removal of former Guardia, Stratter, Thompson, Ziegler, Smith, Klene, Auerbach, and Funk structures | March 2003 | April 2003 | CEs approved 04/03; remov-als underway |
| Columbia Gas A-5 Pipeline Replacement | NYNJTC ORATMC/ NPS/ATC | NPS CE | Bellvale Mountain, near Rte. 17, New York | Proposal to replace an existing pipeline across the A.T. | August 2003 | August 2003 | Project approved 08/03 |
| Project Name (new projects in italics) | Trail Club/ Agency Partner | Lead Agency/ Env. Doc. | Project Location | Project Description | Date of Proposal/ Scoping | Date of Decision | Status |
| Millennium Pipeline | NYNJTC ORATMC/ NPS/ATC | FERC EIS | Bellvale Mountain, near Rte. 17, New York | Proposal to construct a 36-inch pipeline across the A.T. | April 1997 | 2003 | Project withdrawn |
| Vernon Township Bike Path | NYNJTC NJATMC/ NPS/ATC | NPS CE | Vernon Township, Sussex Co., New Jersey (Segment 304) | Construction of a bike path near Canal Road and the A.T. in Vernon Township, New Jersey | Oct. 2003 |  | Project being reviewed 11/03 |
| Vernon Township Cellular Tower | NYNJTC NJATMC/ NPS/ATC | FCC EA | Vernon Township, Sussex Co., New Jersey (Segment 304) | Construction of a 175-foot “flag-pole” cellular tower near the A.T. in Vernon Township, New Jersey | Sept. 2002 | July 2003 | Project approved 07/03 |
| Banks Pond Deactivation Project | NYNJTC NJATMC/ NPS/ATC | NPS EA | Vernon Township, Sussex Co., New Jersey (Segment 304) | Deactivation of a small earthen dam on National Park Service lands | Jan. 2003 |  | Resource clearances scheduled |
| Wallkill River Crossing | NYNJTC NJATMC/NJDEP/ FWS/NPS/ATC | NPS/FWS EA | Vernon Township, Sussex Co., New Jersey (Segment 305) | Project to construct major footbridge and boardwalk across floodplain of the Wallkill River |  |  | proposal being developed; temporarily on hold 11/03 |
| Yards Creek Relocation | NYNJTC NJATMC/ NPS/ATC | NPS EA | Sussex County, NJ | Relocation of approximately one mile of the Appalachian Trail near Sunfish Pond and the Yards Creek electric generation facility | May 2002 | 2003 | Proposal being developed; on hold for land acquisition |
| Columbia Gas Pipeline Project | NYNJTC NJATMC/ NPS/ATC | NPS EA | Northampton and Monroe Counties, Pennsylvania | Repair and upgrade of a pipeline within Delaware Water Gap NRA | Oct. 2003 | 2004 | Site review scheduled 12/03 |
| Alpine Rose Driving Course | AMC–DV/ ATC/NPS/PADCNR | Local township review | Eldred Township, Monroe County, Pennsylvania | Construction of a “driving course” for sports cars and racing vehicles adjacent to the A.T. in Eldred Township, Pa. | March 2002 |  | ATC/BMPA filed suit 02/03; filed appeal 09/03 |
| Project Name (new projects in italics) | Trail Club/ Agency Partner | Lead Agency/ Env. Doc. | Project Location | Project Description | Date of Proposal/ Scoping | Date of Decision | Status |
| Palmerton Zinc Superfund Site | PTC/ATC/NPS/ USFWS | EPA lead under CERCLA; USFWS lead under NRDAR | Lehigh Gap, Pa. | Remedial action to clean up 800 acres of NPS lands within boundaries of Superfund site under EPA Administrative Order issued 12/99; NRDAR case initiated 08/02 | Dec. 1999 | 2004 | Remedial ac-tion and NRDAR case being developed |
| Lehigh Gap A.T. Relocation | PTC/ATC/NPS | NPS EA | Lehigh Gap, Pa. | Proposal to reconstruct or relocate ¼- to ½-mile of the Appalachian Trail | Dec. 1999 |  | Proposal on hold |
| Fort Indiantown Gap/Muir Airport Expansion | SATC/ ATC/NPS | U.S. Air National Guard EIS | Indiantown Gap, Pa. | Proposal for additional expansion of airport and tank training range adjacent to the Appalachian Trail | July 2003 | 2004 | Proposal being developed |
| I-81 Bridge Reconstruction Project | BMECC/ NPS/ATC | NPS CE | Lebanon Co., Pa. | Temporary relocation of the A.T. during bridge reconstruction work on I-81 | April 2003 | May 2003 | Approved 05/03; under construction |
| Route 225 Footbridge | YHC/ATC/ SATC/PA DOT/NPS | NPS EA | Peters Mountain, Pa., Segment 358 | Project to construct a footbridge spanning Route 225 on the crest of Peters Mountain | Nov. 1999 | March 2001 | Construction complete 11/03 |
| Scott Farm/ Conodoguinet River Access | CVATMA/ATC/ NPS | NPS EA/CE | Scott Farm, Cumberland Valley, Pa. | Project to construct a boat ramp and visitor access facilities at the Scott Farm | Nov. 2002 | 2003 | Proposal withdrawn |
| ATC Mid-Atlantic Regional Office Parking Lot Expansion | CVATMA/PATC/ ATC/NPS | NPS CE | Boiling Springs, Pa. | Proposal to expand and surface parking lot for the Mid-Atlantic regional office in Boiling Springs, Pa. | Feb. 2001 | August 2001 | Construction will begin 11/03 |
| Structure Removal Project - Sunday Farm | CVATMA | NPS CE | Boiling Springs, Pennsylvania | Removal of former Sunday farmhouse | April 2003 | August 2003 | CE complete; project approved |
| Project Name (new projects in italics) | Trail Club/ Agency Partner | Lead Agency/ Env. Doc. | Project Location | Project Description | Date of Proposal/ Scoping | Date of Decision | Status |
| Pine Grove Furnace Sewer Line | PATC/ ATC/PA SP/NPS | PA State Parks | Pine Grove Furnace, Pa. | Proposal to construct a new sewer line for facilities at Pine Grove Furnace State Park | August 2002 |  | Proposal being evaluated |
| Michaux State Forest Access Road | PATC/ ATC/NPS | NPS EA/CE | Hunters Run, Pa. (Segment 368) | Proposal to make improvements to and use an existing timber access road across NPS lands | July 1999 | October 2003 | Alternative access on state land approved |
| AT&T Lighthouse North Fiberoptic Line | PATC/ ATC/ State Forest/NPS | NPS CE or EA | SR Route 16, Pa., and Mount Weather, Va. | Proposal to construct a fiberoptic cable along highways in Pennsylvania and Virginia | August 2003 |  | Proposal being developed |
| Hagerstown Watershed Relocation | PATC/ ATC/NPS |  | South Mountain, Maryland (Segment 401) | Proposal to relocate approximately 1.5 miles of the A.T. footpath across Hagerstown watershed lands | May 2002 |  | Project ap-proved; con-struction com-plete 2003 |
| Route 77 Trail Relocation | PATC/ ATC/NPS | NPS EA | South Mountain, Maryland (Segments 401 through 402) | Proposal to relocate approximately 1.0 miles of the A.T. footpath near Route 77 | Dec. 2002 | Sept. 2003 | Project ap-proved, under construction |
| Pine Knob/Calico Rocks Trail Relocation | PATC/ MD DNR/ ATC/NPS | NPS EA | South Mountain, Maryland (Segment 403) | Proposal to relocate approximately ¾ of a mile of the Appalachian Trail footpath | May 2002 |  | Proposal on hold |
| Allegheny Power 230kV Powerline Upgrade | PATC/ ATC/MD DNR/NPS | NPS EA/CE | South Mountain, Maryland (Segment 404) | Proposal to upgrade an existing 138kV powerline to a 230kV powerline | August 2002 | August 2003 | Field review 03/03; ap-proved 08/03 |
| Lambs Knoll Communication Tower | PATC/ ATC/MD DNR/NPS | MD DNR review | South Mountain, Maryland (Segments 405) | Proposal to construct a 195’ tower on state property on Lambs Knoll in Maryland | June 2002 |  | DNR review-ing public comment |
| Maryland 2003 Gypsy Moth Suppression Program | PATC/ ATC/ Maryland DNR/NPS | USFS EA | South Mountain, Maryland (Segments 401 through 407) | Proposal to treat approximately 500 acres of Maryland DNR lands adjacent to NPS lands to suppress gypsy moth populations | January 2003 | April 2003 | Suppression activity completed 06/03 |
| Project Name (new projects in italics) | Trail Club/ Agency Partner | Lead Agency/ Env. Doc. | Project Location | Project Description | Date of Proposal/ Scoping | Date of Decision | Status |
| NPS A.T. Park Office Fire Management Plan | All clubs/ all agen-cies/ATC/NPS | NPS EA | Maine to Georgia | Development of a fire management plan for the entire Appalachian Trail | Dec. 2003 | August 2003 | Initial meeting with EA con-tractor, scop-ing 11/03 |
| Route 9 Four-lane Highway | NPS/ATC/PATC | WV DOT EIS | Keys Gap, near Charles Town, W.Va. (Segment 410) | Proposal to upgrade Route 9 to a four-lane highway | Dec. 1995 | Nov. 2000 | Construction underway |
| Clarke County, Va., 2003 Gypsy Moth Suppres-sion Program | PATC/ ATC/NPS |  | Private lands near Route 7 in Clarke County, Va. | Proposal to treat private lands adjacent to NPS lands to suppress gypsy moth populations | October 2003 |  | No infestation noted on NPS lands |
| Ovoka Farms Trail relocation | PATC/ ATC/NPS | NPS EA | NPS and state lands south of Route 17/50, Fauquier Co., Va. | Proposal to relocate approximately 1.5 miles of the footpath of the Appalachian Trail | April 2003 | 2004 | Land acquired 08/03; re-source reviews scheduled 11/ 03 and 05/04 |
| Humpback Rocks Relocation | ODATC/ ATC/BRP/ NPS | NPS CE | NPS lands near Blue Ridge Parkway in central Virginia | Proposal to relocate approximately ½ mile of the Appalachian Trail footpath | February 2003 | July 2003 | Field review 06/03; project revised and approved |
| Dripping Rocks Relocation | ODATC/ ATC/BRP/ NPS | NPS EA | NPS lands near Blue Ridge Parkway in central Virginia | Proposal to relocate approximately ½ mile of the Appalachian Trail footpath | Nov. 2003 |  | Field review to be con-ducted in spring 2004 |
| FERC relicensing of Dominion Cushaw Dam facilities | NBATC/ ATC/NPS/USFS | FERC EIS | on the James River adjacent to James River Face Wilderness Area and USFS lands | Proposal to relicense Dominion-owned Cushaw Dam, including conditions that may allow for additional recreational uses of the reservoir | Nov. 2003 |  | Initial coor-dination meet-ing scheduled for 12/03 or 01/04 |
| Project Name (new projects in italics) | Trail Club/ Agency Partner | Lead Agency/ Env. Doc. | Project Location | Project Description | Date of Proposal/ Scoping | Date of Decision | Status |
| I-81 six-lane ex-pansion/flyway project/Rte 220 improvements | NPS/ATC/RATC | VA DOT EA or EIS and 4(f) | I-81 and Va. Route 220 crossings of the A.T. at Daleville, Va. (Segment 473) | Proposal to add two lanes to I-81; expand Va. Route 220 to eight lanes; construct a pedestrian bridge for A.T. over Rte. 220 | Dec. 1997 |  | VA DOT conducting analysis of A.T. impacts |
| Angels Gap Appalachian Trail relocation | NPS/ATC/RATC | NPS EA | Tinker Mountain near Daleville, Va. | Relocation and reconstruction of a ½-mile section of the Appalachian Trail; possible additional acquisition (Segment 474 and 475) | April 1999 |  | Site review 10/00; acq. issues need to be resolved |
| McAfee Knob Relocation | NPS/ATC/RATC | NPS EA | McAfee Knob west of Roanoke, Va. | Relocation of a one-mile section of the Appalachian Trail and the blue blazed trail to McAfee Knob | October 2002 | June 2003 | EA complete; project ap-proved 06/03 |
| New River Relocation | USFS/ NPS/ATC/RATC/ | USFS EA | Near Pearisburg, Va. | Acquisition of a corridor of land to permanently protect the Appalachian Trail north of the New River to Peters Mountain | 1994 | 2004 | Revised EA expected in 2004 |
| Dominion Gas Greenbrier Transmission Line | RATC/ OVCT/ ATC/NPS/USFS | USFS or FERC EIS | Bland County, Va. | Proposal to construct a 24-inch natural gas transmission line between West Va. and North Carolina | April 2002 | April 2003 | FEIS com-pleted 04/03; project on hold 11/03 |
| AEP 765-kV Powerline | RATC/ PATH/ ATC/NPS/USFS | USFS EIS | Near I-77, Bland County, Va. | Proposal to construct a 765-kV powerline from Wyoming Station, W.Va., to Jacksons Ferry, Va. | Dec. 1992 | April 2003 | FEIS 01/03; SUP right-of-way being developed |
| Duke Power Patriot Pipeline Project | PATH/ ATC/NPS | FERC EIS | North Fork of the Holston River, near Groseclose, Va. | Proposal to construct a 30-inch natural gas pipeline | January 2001 | Dec. 2002 | Construction complete 10/03 |
| Groseclose Water and Sewer Project | PATH/ ATC/NPS/USFS | USFS EA | Between Groseclose and Middle Fork of Holston River, Va. | Proposal to construct approximately 155,000 feet of water and sewer lines in and around Groseclose, Va. | October 2001 |  | ATC concerns outlined in letter 01/03 |
| Project Name (new projects in italics) | Trail Club/ Agency Partner | Lead Agency/ Env. Doc. | Project Location | Project Description | Date of Proposal/ Scoping | Date of Decision | Status |
| Cox Access Road | PATH/ ATC/NPS/USFS | USFS | A.T. near Groseclose, Va. (Segment 514) | Proposal to construct an access road to adjacent private lands near Groseclose, Va. | March 2003 | April 2003 | USFS advised owner project would not be approved |
| I-81 Six Lane Upgrade/ Improvements | PATH/ ATC USFS/NPS | VA DOT EA/4(f) | A.T. crossing of I-81 near Groseclose, Va. (Segment 514) | Proposal to add two lanes to I-81 near Groseclose, Va. | Dec. 1997 |  | VA DOT working on design |
| Va. Route 622 | PATH/ ATC/NPS/USFS | USFS EA and 4(f) statement | Approximately one mile north of the Mt. Rogers NRA office | Proposal to reconstruct and upgrade an existing gravel road to a full-standard state highway | May 2001 |  | VA DOT revising pro-posal |
| Damascus Bypass/Routes 58/91 | MRATC ATC/NPS/ USFS | VDOT EA or EIS | Damascus, Va. | Proposal to build a four-lane bypass around Damascus, Virginia | April 1999 |  | On hold |
| US 19/74 Four-lane Highway | SMHC/ ATC/ NPS/USFS | NC DOT EIS/4(f) | Stecoah Gap, NC | Proposal to construct a four-lane highway across A.T. at Stecoah Gap | April 1997 |  | On hold |
| Putnam Mine Expansion | TEHC/ ATC/NPS/USFS | NCDENR land use permit | Avery County, North Carolina | Proposal to expand a gravel quarry in the mid-ground view from Hump Mountain in the Roan Highlands | March 2000 | October 2001 | Project on hold pending appeal |
| North Shore Road | SMHC/ ATC/NPS/ GSRM | NPS EIS | Swain County, North Carolina | Proposal to construct a road along the north shore of Fontana Lake in Great Smoky Mountains National Park | March 2003 | January 2005 | Scoping meet-ings 09/03; draft EIS being prepared |
| TVA 13.8 Underground Distribution Line | TVA/ATC/TEHC/ NPS/USFS | TVA/FS special use permit/EA | Fontana Dam, North Carolina | Proposal to build a two-mile underground 13.8 kV powerline near Fontana Dam and Bee Cove | Nov. 2003 |  | Project being reviewed 11/03 |