INDIAN HEALTH SERVICE

Business Office Coordinators, HPAA Coordinators,

Information System Coordinators and Headquarters

Minutes for December 11, 2003

HIPAA Business Transactions Awareness Conference Call

Present

ITSC:  	Susan Bowman, Carl Gervais, Adrian Lujan, George Huggins, and

Ken Russell

Headquarters:  	No Response

Aberdeen:  	Joan Azure, BOC; Raymond Grandbois, HIPAA Coord

Eagle Butte (Cheyenne River) Diane Marshall, Case Mgr Nurse

Sisseton Service Unit:  Nancy Adams, Med Rec Supvr & HIPAA Coord

Alaska:	No Response

Albuquerque:  	Maureen Cordova, HIPAA Compliance Team Lead; John Rael, BOC, Med Recs

Bemidji:  	Red Lake:  Jan Thunder, BOC; Chuck Tudor, ISC & HIPAA Compliance Team Lead

White Earth:  Julie Heisler, BOM

Billings:	No Response

California:	No Response

Nashville:	No Response

Navajo:	No Response

Oklahoma:	No Response

Portland:	Dr. Woody Crow, Dental Consultant standing in for Cheryl Bittle, HIPAA Compliance Team Lead

Phoenix:	Charolett Melcher, HIPAA Lead; Pat Gowan, Health Information Mgmt

Tucson:	Kurt Priessman, BOM, HIPAA Compliance Team Lead

Meeting Began at 10:00 AM

Roll Call	Roll call was taken.  The participant list will be emailed to

Susan Bowman from the conferencing center.

Minutes	No 12/4 minutes were approved since the conference call was rescheduled to the following week, 12/11.

AGENDA ITEMS ADDRESSED

Item #2 -- Reports from Area Office Leads/ITSC – What Advances Have Your Area Made Towards HIPAA Business Transaction Testing?

Carl Gervais	What transactions are you testing, what area are you planning to test, and what concerns do you have concerning testing process?

Joan Azure	Working with 837I with SD Medicaid.  Not currently testing, need a

Aberdeen	programmer assigned.

Carl Gervais	There has been many changes to Patch 4 and will need to be installed

ITSC	before testing begins.  Patch 4 will have Trailblazer Medicare and AZ-AHCCCS Medicaid.

ITSC is releasing Patch 4 Friday, 12/12 or Monday, 12/15 and will be supported by ITSC.

Alaska	No updated report provided.

Maureen	Waiting to receive more files from Jicarilla to send to NM Medicaid.

Cordova,	Files passed.  Wants to start testing 837 with Zuni.  Trying to get 834

Albuquerque	from NM Medicaid.

Adrian Lujan	Adrian is pursuing 270/271 with NM Medicaid.

ITSC

ACTION ITEM

Jan Thunder	Waiting for 835 test from PNC Bank.  PNC is having difficulty

Bemidji	sending 835.

Kurt Priessman	Will send phone # of PNC meeting to Jan Thunder.

Billings	No updated report provided.

California	Received email that testing is status quo.  Will hopefully provide an updated report at the next scheduled conference call on 12/18.

Nashville	No updated report provided.

Navajo	No updated report provided.

Oklahoma	No updated report provided.

Portland 	Dr. Crow did not have anything new to report.

Charolett	Waiting for Patch 4 release.  Also waiting for response on the 835

Melcher,	from Lori with PNC Bank.

Phoenix

Kurt Priessman	Live rollout scheduled with AHCCCS on 837.

Tucson 	Patch 4 loaded.  There is a problem with FTP software using AHCCCS File – it failed.  AHCCCS resent it.

Still having problems with 835.  A meeting is scheduled with AHCCCS and PNC Bank.  Kurt sent Susan 835 crosswalk on AHCCCS to PNC Bank to RPMS.

837 still being tested with Medicare B -- Testing out ok.

Trying to schedule testing with BC/BS.

TPA is being required by trading partner to do business with them.  Who is handling them in OGC?

Susan Bowman	The TPA was approved by OGC and it is now awaiting approval from

ITSC	the Department of Acquisitions and Grants Management (DAGM).

Legal issues are being considered by DAGM.  Anytime you sign an agreement, it becomes a legal document.  The TPA and BAA have two distinct purposes.  The BA is a legal and binding contract.  The TPA provides a standard transactions framework between the trading partner and the area/site.

The TPA will be posted to the IHS website as soon as one becomes available.  All TPAs should be reviewed by area/site OGC.

Carl Gervais	3rd Party Billing v2.5, Patch 4 looks good.  No errors reported.  Goes

ITSC Report	out Friday 12/12 or Monday, 12/15.

Good news!  Release candidate – PIMC said they’ll go live with Patch 4 on 12/11:  Sells 12/15, Santa Rosa and Santa Xavier on 12/23.

Patch 4 has fixes for Trailblazer Medicare, Part A&B, and AHCCCS 837I,P,D.

835 had (11) files filed into the Accounts Receivable files (Medicare Part A) at Tuba City.

Have not had any success with Trailblazer on 270/271 format.  Need a testing partner.

Adrian Lujan	Will follow up with NM Medicaid on 270/271.

ITSC

ACTION ITEM

Carl Gervais	NCPDP v5.1 completed Pharmacy Billing formats with 80 trading partners.  Have gone live with 37 of them.

IHS ITSC

Item #3 – HIPAA Compliance Business Transactions “Train the Trainer” Workshop Agenda

Susan Bowman	The “Train the Trainer” workshop is set for Feb 2-5, 2004.  Areas have

IHS ITSC	been assigned to the two work sessions based on length of travel time and distance involved to the Albuquerque training center.  Please try to accommodate the assigned session, as the training center will only hold twenty participants for each session.

An official sign-up sheet has been emailed to everyone.  Please identify your area HIPAA project leads and email them to Michelle Riedel as soon as possible.  There has already been a great response to the workshop.

Susan Bowman	Item #4 – Area Site by Site Database Spreadsheet Training

A site by site Access database has been developed and will be provided to all area leads to track testing between sites and trading partners.

ACTION ITEM	Susan will test the database first with Albuquerque area.  Once it is accepted, it will be sent out to all area HIPAA leads to use.  Susan will send the database with step-by-step instructions on how to use it.  Susan will provide follow-up support to each area representative.

Albuquerque’s database will hopefully be provided by Friday to test.

QUESTIONS/CONCERNS

No additional questions or concerns.

NEXT WEEK’S CONFERENCE CALL

There will be a conference call next Thursday, 12/18/03.

We will not have scheduled conference calls during the week of Christmas and New Years.  The next conference call may be scheduled for Thursday, 1/8/04 at 10:00 AM (MST).  The conference call-in number will remain the same:  (888) 531-9517 (Passcode:  46879).

MEETING ADJOURNED AT 11:00 AM