DRAFT

EXOTIC PLANT MANAGEMENT

REDWOOD NATIONAL AND STATE PARKS

PROGRESS REPORT

FY 1999

(October 1998 to September 1999)

Diona Roja

PROGRAM HIGHLIGHTS

Almost 9,000 hours were spent controlling exotic plants this year.  The attached spreadsheet file (Table 1) shows the amount of work accomplished.  Please note that all recorded hours do not include reconnaissance and research or time spent traveling to work sites.

Redwood National Park was assigned one full-time inmate work crew from California Department of Corrections, Alder Camp in 1998.  When not fighting wildland fires, they are available to work on pre-approved work projects for the park. The fifteen to seventeen member crew primarily works on vegetation management and prescribed fire work projects.  They spent a total of 6,490 hours in the field working on exotic plant control projects.

A three to four year European beachgrass removal project was initiated February 1999 at Freshwater Spit, using the effective eradication technique developed by the Nature Conservancy, was prepared.  At Lanphere-Christensen Dunes Preserve in Humboldt County, the Nature Conservancy successfully eradicated a ten-acre area of beachgrass with repeated manual digging (Pickart 1997).

Beach Layia (Layia carnosa), a federally listed endangered plant was found at Freshwater Spit.

Volunteers included Youth Conservation Corps, Saint Mary’s Middle School from Medford, Oregon, and VIP’s Paul Grafton and Ricki Wiedner.

References:

Pickart, Andrea J. 1997. Control  of European beachgrass (Ammophila arenaria) on the west coast of the United States. Unpublished document. The Nature Conservancy, Arcata, California.

SPECIFIC CONTROL EFFORTS

# HIGH PRIORITY SPECIES

Scotch Broom, Cytisus scoparius

We continued monitoring the effects of fire on first-year Scotch boom through periodic visits to the 20 transects established in 1997.  The data suggests that use of prescribed grass fire with low surface moisture, low to moderate humidity, warm air temperature, and long duration (generally associated with a backing fire) is 100 percent lethal to young Scotch broom.

The plan for FY99 was to burn locations of heavy Scotch broom seedling infestation in conjunction with scheduled prescribed burns. We scheduled burns for broom control in August or September when the vegetation, thatch, and litter were most likely to be dry down to the ground surface. We were not able to burn the prairies as planned due to the number of wildland fires in northern California. The numerous wildland fires resulted in poor air quality conditions and a lack of available personnel.

Cape Ivy, Delaireria odorata formerly known as German Ivy, Senecio mikanioides

Cape ivy has been identified at Davison, Requa, Nickel Creek, B-mill deck, and along Rudisill Road (lease-back property near Wilson Creek). Romona Robinson, a graduate student at UC Davis, is creating Cape ivy distribution maps for California. The map will include known distributions in Redwood National and State Parks.  She will be providing the park with a copy of her map when completed.

English Ivy, Hedera helix

There was major infestation of English ivy at Marshall Pond which threatened old-growth and second-growth forests. An ivy removal project was initiated at Marshall Pond FY97.  Many native plants now flourish around Marshall Pond in the areas cleared of ivy.   The crew will returned this year to pull ivy that was not accessible (along steep banks) during the rainy season, and remove new plants.

An ivy removal project was begun around the Hiouchi visitor center this year.  Aproximately 15 stake-side truckloads of ivy, cotoneaster, and Scotch broom were removed.  The crew will continue removal this year, and remove resprouts and new seedlings from areas already treated.

Pampas Grass, Cortaderia jubata

Most plants are pulled using a winch and choker.  This has proven to be a very effective and time saving method.  A small choker cable is set around the base of a large clump of pampas grass and hooked up to an electric winch mounted on a pickup.

A project clearance for Pampas grass removal at Freshwater was prepared.

Tansy Ragwort, Senecio jacobaea

A small population of Tansy was found and removed along the road to Wolf Creek outdoor school.  Biological control agents continue to keep populations in the Crescent Beach area under control. The Cinnabar moth has been found on plants in the Williams Ridge area of the Bald Hills, but the more effective flea beetle has not been seen. Approximately eighty plants were pulled from Williams Ridge.

Yellow Bush Lupine, Lupinus arboreus

We are still finding an occasional plant around Freshwater spit.

Star Thistle, Centaurea solstitialis

A few plants were removed from the gravel pile along Bald Hills road, but no plants were found on Ranch road this year.

OTHER SPECIES

Spanish Heath, Erica lucitanica

No new seedlings were found in spring 1999, however a few flowering plants were pulled spring 2000.

Bull Thistle, Cirsium arvense

The thistle populations around South Operations Center (SOC) have been expanding.  This reduces available forage areas for the elk. With the assistance of Roads and Trails, a mowing strategy to eradicate bull thistle around SOC was implemented. The area was mowed again this year.

STATE PARKS

Spotted Knapweed, Centaurea maculosa

California Department of Agriculture (CDA) has been actively controlling spotted knapweed on adjacent lands and are assisting with monitoring Jedediah Smith State Park.  They did not find any plants this year and we located and removed less than a dozen.  Regularly monitoring throughout the summer is essential to insure that plants are pulled before they set seed.

Fennel, Foeniculum vulgare

There are extensive populations of fennel along Hwy 101 near Klamath. With this seed source, it is likely that we will see small populations of fennel popping up along the roadways throughout the parks.

Presently, fennel is being controlled along Newton P. Drury Scenic Parkway between the South entrance and mile post 126.88.   Most of the plants are concentrated around the bridge area. The best time to attack these plants is early spring when the soil is moist and many of the plants can be pulled by hand. A pulaski works well digging out plants that cannot be pulled by hand.

Isolated populations of fennel have also been found along the Bypass.

Canada Thistle, Cirsium arvense

There is approximately ½  acre of  Canada thistle along Davison Coastal Rd. approximately ¼ mile south of  the second day use area of Gold Bluffs Beach.  NPS Exotic Plant Manager provided CDPR staff on-site training in identification of bull thistle, Canada thistle, and pampas grass.  Control and removal techniques were also discussed.  Personnel have been cutting flower heads and bagging before cutting plants. The perimeter of the Canada thistle patch was staked with ½ inch rebar to monitor spread of thistle.  Staff will continue cutting back plants to control spread until an approved eradication method is implemented. Work hours and cost analysis is recorded (see attached control records for Gold Bluffs Beach).

Pampas Grass, Cortederia jubata

Most of the accessible pampas grass has been removed from the Gold Bluffs beach area under the direction of trained CDPR staff.

European Beachgrass, Ammophila arenaria

European beachgrass, pampas grass, and thistle populations were digitized for the Gold Bluffs Beach area in 1998. There was no removal of beachgrass. If funding permits, we will look into the feasibility  using a combination of manual and mechanical treatments to eradicate beachgrass.

Butterfly bush, Buddleja davidii

There is still an infestation of butterfly bush along the Smith River at Jedediah Smith Campground.

Table 1. Exotic Plant Control Activities

XXXXXXXXXXX

National Park Service

Staff who participated in control activities:

Research and Resources Management - Jim Popenoe, Terry Hofstra, Diona Roja, Tony LaBanca, Leonel Arguello, Stephen Underwood, Labor Crew

Interpretation - Jim Wheeler

Costs are estimated at $17 per hour, except for the labor crew, which is estimated at $20 per hour. Costs do not include reconnaissance and research or time spent traveling to work sites, so estimates are very conservative.

California Department of Forestry

California Department of Forestry Alder Camp (CDF) crews were also utilized with little cost to Vegetation Management.  Reimbursement costs to CDF are estimated at $50 per day.

Youth Conservation Corps

Youth Conservation Corps (YCC) assisted with thistle removal in the Bald Hills, and spotted knapweed removal along the river at Jedediah Smith Campground at no expense to Vegetation Management.

Volunteers-In-Park

VIP who participated in control activities:

Daniella Scalice, Nicole Spencer, and Rachel Silverman

Plant abbreviations

ACLA	Actium lappa, Burdock

AMAR	Ammophila arenaria, European Beachgrass

ALsp	Alstroemeria sp., Peruvian Lily

BAPI	Baccharispilularis, Coyote Brush

BUDA	Buddleja davidii, Butterfly bush

CACH	Carpobrotus chilensis,  Ice Plant

CEMA	Centaurea maculosa, Spotted Knapweed

CESO	Centaurea solstitialis,  Star Thistle

CIAR	Cirsium arvense,  Canada Thistle

CIVU	Cirsium vulgare,  Bull thistle

COFR	Cotoneaster franchetti,  Cotoneaster

COJU	Cortaderia jubata,  Pampas Grass

CYSC	Cytisus scoparius,  Scotch Broom

DEOD	Delaireria odorata Cape Ivy, formerly German Ivy

DIFU	Dipsacus fullonum,  Wild Teasel

DIPU	Digitalis purpurea,  Foxglove

ERLU	Erica lucitanica,  Spanish Heath

FOVU	Foeniculum vulgare, Fennel

GEMO	Genista monspessulana

HEHE	Hedera helix,  English Ivy

HYPE	Hypericum perforatum,  Klamath Weed

ILAQ	Ilex aquifolium,  English Holly

LUAR	Lupinus arboreus, Yellow Bush Lupine

OEGL	Oenothera glazioviana,  Cultivated Evening Primrose

PIRA	Pinus radiata, Monterey Pine

RUDI	Rubus discolor, Himalayan Blackberry

SEJA	Senecio jacobaea, Tansy Ragwort

SIMA	Silybum marianum, Milk Thistle