Title of Review:  Design & Cost Review for MINER(A Frame, Absorbers and Stand (WBS 8)

Focus on Frames and Stands

Overall Comments:

D. Boehnlein

The fundamentals of cost and procurement appear to be well-understood and plans for this part of the project look pretty solid.  Some details of the design may need to be revisited in the aftermath of eliminating the magnetic coil.  It will be important to ensure that any design modifications take into account all other relevant factors (examples in specific comments below).  The installation schedule is uncertain to the extent that there must be some coordination with MINOS and probably with an accelerator shutdown.  Furthermore, the installation of a drip ceiling (off-project) should precede any other installation for MINER(A.

D. Pushka:

Thank-you for providing the opportunity to learn about this detector and the plans for building it.  From what I have seen, this project has every chance of succeeding fabulously.

It is clear that considerable effort has gone into developing the cost and schedule.  Large procurements have estimates based on quotations; smaller efforts are based on extrapolations from similar previous activities.  This is entirely appropriate.

It seems that the physics design of the detector is still being fine tuned based on the recent change to remove the magnetic field from the detector.

B. Bradford:

Many of the large costs in WBS8 are related to procuring and machining large amounts of steel, and it looks as if Jim’s experience from Minos will be helpful here.

B. Flight:

Jim presented his information very well.

H. Carter:

The material presented was concise and well organized.  I was a bit surprised and the immaturity of the overall design.  Fundamental questions arose that I  felt should have been answered long ago----items such as absorber steel thickness, the gap size between absorber plates, the mechanical anchoring (bookend) of the plates, etc.-- in order for the complete mechanical system analysis and the design and costing of component parts. While it was clear that many of these issues have been thought about and discussed among collaborators, it was apparent that many important decisions remain to be made before a mature design is developed.

Specific Comments/Recommendations:

D. Boehnlein

- The most important quality control factor seems to be the flatness of the plates, and there is some concern about the cost of meeting the criterion of 1/8”, which exceeds ASTM standards.  Kevin offered the suggestion of making the steel frame thinner and wider, thus providing the same amount of steel for exiting muons and a wider gap between planes, relaxing the flatness tolerance.  Such a redesign could result in a substantial cost savings, but before it is adopted several questions should be addressed:

  - It seems likely that the assembly area will be the Wideband Lab, the door of which can barely accommodate planes of the current design by angling them through.  It might not be possible to build the wider design planes in the Wideband Lab and there seems to be no other building available to us.

  - There are a number of small factors which, taken together, could partially offset the cost savings of the thinner steel:

    - The WLS fiber runs will have to be longer (5 inches per fiber);

    - Maybe the clear fiber cables too?

    - The stand and bookend will have to be wider (and correspondingly more expensive);

    - The strongbacks will have to be bigger;

  - An engineer should verify that the thinner, wider frame will adequately support the inner detector components.

- The proposal to move the PMT “forest” from the top of the detector is a good suggestion.  This modification will make access to the PMTs easier and safer.  It is my recollection that we originally planned to put them on top of the detector mainly to accommodate the coil, which is no longer in the design.

- The MINOS Near Detector is a fact of life that the installation schedule and procedures will have to take into account.  While the detector is operating, which it presumably will be until the Main Injector shuts down next March, it produces fringe magnetic fields that may affect the movement of steel for MINER(A installation.

- The presence of an installation crew will affect occupancy limits in the MINOS area.  The installation of the drip shield may necessitate the protection of the MINOS detector from dust and debris.  The bottom line is that the schedule for MINER(A installation activities will have to be coordinated with MINOS.

- The flatness of the steel was cited as the primary quality control criterion, but it was also mentioned that steel thickness is of interest.  For MINOS, the steel thickness was found to be consistent to about 0.4%, using the same manufacturer as proposed for MINER(A.  Thickness measurements for QC might not be necessary, but are always nice to have.  If MINER(A decides to make any steel thickness measurements, they should be planned and budgeted for early in the procurement process.

K. McFarland:

- Steel flatness strategy: width can compensate for reducing the thickness of plat to allow for larger gaps.  going from 1.5->1.25 would imply making the outer frames ~5" thicker per side.  we could include the extra price of this option in our contingency.

- optioning the steel purchase (for FY2007 and FY2008) seems like a very reasonable approach for controlling contingency

- QC procedure probably focuses on thickness (at several points) and a flatness measurement.  I suggested we might prepare a clear template as a check and photograph each plate, but John Voirin suggested this was unnecessary based on MINOS experience.

- It would be optimal if Rochester crew can be as small as two techs over a long period of time.

D. Pushka:

1.  Steel Plane Installation Cart

Some informal discussion has transpired on the subject of re-using the ‘Ingrid Cart’ for installing the Minerva Detector Planes. While initially, this seems like a cost savings measure, it may cost more in the long run.  Ingrid’s cart is significantly bigger and much heavier than is needed for Minerva.  I would start by considering what is needed to safely and efficiently move the Minerva planes and only after the needs are accessed, consider if the Ingrid cart meets these needs.  It is possible that the modifications to Ingrid’s cart made below ground (because this cart is difficult to remove from the tunnel due to its size) will cost as much labor and materials as if a new cart were built from scratch in the shop, reusing only the expensive castors from the old cart.

2.  Plane flatness.

I tend to agree with Jim’s statement that the costs of Blanchard grinding or roll leveling each flame cut section are expensive and not warranted.  I believe that once the locations and numbers of axial bolts are understood, the combination of the axial bolt sizing together with the appropriate alignment hardware will result in a plane that is flat enough to meet the physics requirements without resorting to the more expensive approaches.

3.  Detector Support Stand:

The detector support stand appears to be very straight forward and well understood.  Cost estimate at $2.50 per pound is reasonable.  Sufficient bracing appears to be included for stability and to resist seismic loads.  It appears that some minor cost savings can be achieved during the final engineering of this stand, but this isn’t a big dollar issue.

4.  Detector Orientation:

I cannot help but to conclude (based on what little I know about this detector) that locating the PM tubes on the hexagons sides nearest the floor results in an orientation which is safer and more efficient to install and maintain.  Tooling to safely remove the relatively heavy (20#) PMT boxes while an individual works on the electrical and optical connections will need to be designed and built.  But solving this problem working from the floor is much simpler that attempting to put people and equipment above the detector.

There should not be apprehension about having a person crawl under the detector.  Head bump protection and perhaps safety glasses (depending on the work being done) are appropriate PPE.

5.  Drip Ceiling:

I heard mention of the expense of extending the drip ceiling over the rest of the MINOS near detector hall.  Folks have unfortunately repeated costs estimates that appear to be wildly high and based on hand waving (no detailed, itemized estimate).  It does make sense to extend the drip ceiling over the Minerva detector.  It does not make sense to build a small umbrella over the Minerva detector.  The design of the existing drip ceiling exists.  Little EDIA is needed.  Funding will need to come from PPD (PPD is the landlord for this space).  I would strongly encourage the project to address this issue with PPD to start the process of installing this drip ceiling at least over portions of the hall where the Minerva detector will be installed (perhaps do half of the un-covered portion of the hall).

6.  Other Projects in the same area:

Currently, the COUPP detector is blocking easy cart access to the MINOS hall.  Plans are underway to install an emulsion detector (or two) directly in front of the MINOS near detector (right were Minerva will go).  These interferences with Minerva appear to be issues that the director’s office of program planning can easily deal with.  It would be useful to see a schedule from program planning that shows the removal of these interfering detectors prior to the start of the Minerva installation.

7.  Heat Loads to the MINOS Near Detector Hall:

It was stated that Minerva will contribute a 5 kW heat load to the Minos Near Detector Hall.  If this is an accurate number (no detailed accounting of the source of this value was presented) then this represents about 10% of the total available cooling capacity in the hall.  Since the cooling capacity can not be increased as it is limited by the water inflow, the temperature of the near detector hall will increase by approximately 1 degree Fahrenheit due to the operation of the Minerva detector electronics.

B. Bradford:

1.  Many of the WBS items have overlap, and we need to clarify the definitions to make sure that we don’t have redundancy in the budget.  Jim budgeted money for frame spacers and connectors, but we’ve been working on that for WBS9, module assembly and installation.  I think we’ll find similar issues with other WBS items.  We need to clarify who is responsible for some of these smaller tasks.

2.  Many of the uncertainties in the WBS8 costs related to the assembly procedure will be answered as we finish the prototyping efforts here at UofR.  We’ll then have a handle on the assembly procedure, and will be able to provide the inputs that Jim needs to settle his budget issues.  It is a good idea to have Jim co-manage WBS9 as communication between WBS9 and 8 seems to be crucial.  I think Jim should plan to visit UofR. later as we finish our time/motion studies. We could walk through the proposed assembly procedure (with our prototypes) and make sure its feasible given his strongbacks, etc.

3.  The steel flatness issue is going to have bearing on the fiber routing.  If the frame steel is “flat” to within ½”, then I think we should pursue quotes on grinding or other machining techniques.  If the minimum clearance between 2 frames is supposed to be 1/8” (giving us a guaranteed 1/8” for fiber routing), then we really do need to think about the flatness issue.  Do we have Jeff Nelson’s input on this issue?  The fiber routing workshop may also have something to say here.

4.  While the talk dwelt mostly on the stand, frames, and strongbacks,  what about the absorber material?

H. Carter:

1.  Decide on the steel absorber plate thickness as soon as possible.

2.  Decide on the location of the PMT boxes (top or bottom of detector)

a.  Consider future equipment service access issue

b.  Consider personnel safety issues

c.  Bottom installation might simplify the drip protection for the detector (see note

in 3. below).

3.  The issue of a drip ceiling (design and location) needs to resolved quickly.  While this is a fundamental infrastructure component, the cost of such an item is significant and needs to be conveyed to laboratory management as soon as possible.  There is potential for serious project schedule impact if this item is not addressed and resolved prior to commencement of project installation.   Note:  If one places the PMT boxes at the bottom of the detector, then a simple sheet metal cover of aluminum or stainless steel could be constructed over the detector and attached to the support rails.  This would be an inexpensive solution to the problem.

4.  The fundamental support system stand design appears reasonable and adequate for the intended service.  As stated during the review, the addition of a bookend to stabilize the detector array is essential.

5.  The issue of steel absorber plate flatness is very important and methods such as roller leveling and Blanchard grinding should be costed in order to determine if these methods are indeed cost prohibitive and must be excluded.

N. Grossman

- Need to look at the MINOS coil and how it pulls on MINERvA and how the MINERvA detector pulls on the MINOS coil.  Probably not a problem, but need to do the calculation and document it.

- Remind me of the resolution of the steel flatness issue and what is costed.

- You will need to address the “questions to be answered” items on slide 15 at the next review.  I will not reiterate them here.

- Do you know what tasks need MINOS off for installation?  This is more a WBS 9 question I guess.