Graphical Hazard Generation/Valid Time Event Code Operational Test and Evaluation

Assessment Report

August 19, 2005

Prepared by the

National Weather Service

Office of Science and Technology

Office of Climate Water and Weather Services

Office of Operational Systems

Graphical Hazard Generation/Valid Time Event Code Operational Test and Evaluation

Assessment Report

August 19, 2005

Approved:

________________________ 		________

Gregory A. Mandt, Director			 	Date

Office of Science and Technology

________________________ 		________

Dennis H. McCarthy, Director 			Date

Office of Climate, Water, and Weather Services

________________________ 		________

Louis W. Uccellini, Director 				Date

National Centers for Environmental Prediction

________________________ 		________

John McNulty, Director 				Date

Office of Operational Systems

# Table of Contents

Executive Summary	1

1. Introduction	3

1.1.	Background	3

1.1.1.	VTEC	3

1.1.2.	Graphical Hazard Generation (GHG)	3

1.2.	Purpose	4

1.3.	Test Objectives	4

2.	Test Results	5

2.1.	Test Activities	6

2.2.	Product Evaluation	7

2.3.	Product Evaluation Criteria	8

2.4.	Product Evaluation Results	8

2.5.	Failure Analysis	10

2.5.1.	Marine Weather Statement (MWS)	10

2.5.2.	Flood/Flash Flood Watch Product (FFA)	11

2.5.3.	Manual Editing of Products	11

2.5.4.	Operator Errors (training issues)	12

2.5.5.	Local Configuration Issues	12

2.5.6.	GHG Software Errors	12

2.5.7.	AWIPS Software	13

2.6.	Training Provided	13

2.6.1.	Training evaluation criteria	14

2.6.2.	Training Survey Results	15

2.7.	GHG Concept of Operations	15

3.	Issues and Recommendations	16

3.1.	Watch-By-County Issues	16

3.1.1.	Product Errors	16

3.1.2.	Extending Watches	16

3.1.3.	WOU Update Product	16

3.2.	Marine Weather Statement Issue	17

3.3.	Software Stability Issues	17

3.4.	Service Backup Issues	18

3.5.	Headline Formulation Issues	18

3.5.1.	Requirements	18

3.5.2.	Issues	19

3.6.	Additional Problems Identified by OT&E Testing	19

4.	Summary and Conclusions	20

Appendix A:  OCONUS Testing	21

Appendix B:  Sample Test Case Scenario	24

Appendix C: Test Review Group	27

Appendix D: Offices Participating	29

Appendix E: Acronyms	30

# Executive Summary

The NOAA National Weather Service (NWS) conducted an Operational Test and Evaluation (OT&E) of the Interactive Forecast Preparation System (IFPS) Graphical Hazard Generation (GHG) capability to produce watch, warning and advisory products with Valid Time Event Coding (VTEC).   This OT&E focused on a subset of products that require VTEC coding and will be produced using the GHG software.  Additional testing is planned during the fall of 2005 to test the VTEC code implementation in the remaining NWS products which require the use of other AWIPS applications (WARNGEN and RiverPro).

The GHG/VTEC OT&E was conducted from 0000 UTC 9 May to 1200 UTC 24 June 2005. A total of 35 NWS Weather Forecast Offices (WFO) created operational and test products using GHG in both the CONUS and OCONUS.  Additional non-operational testing was conducted at Pacific Region Headquarters (PRH) and Alaska Region Headquarters (ARH).

A total of 5,223 products were transmitted to the public with VTEC coding from 9 product categories.  These products were evaluated for accuracy in product format, headline format, proper MND heading coding and proper VTEC action, phenomena and event tracking number coding.  A product was only considered successful if it passed all of these tests in all segments of the product.  An overall success rate of 97.3% occurred with the use of GHG software.

Based on the outcome of the OT&E, the Test Review Group (TRG) makes the following recommendations to the NWS Corporate Board:

- Send a Service Change Notification message on June 30, 2005 of the NWS intent to make VTEC operational in the following products on November 1, 2005:

Watch County Notification Message (WCN)

Watch Outline Update (WOU update)

Flood/Flash Flood Watch (FFA)

Fire Weather Watch/Warning Message (RFW)

Winter Weather message (WSW)

Non-Precipitation Weather Message (NPW)

Coastal Waters Forecast (CWF)

Coastal/Lakeshore Hazard Message (CFW)

Near Shore Forecast (NSH)

- Delay the operational implementation of VTEC in the Marine Weather Statement (MWS) product for the MA.S VTEC phenomena code until after successful testing using the WARNGEN AWIPS application.  Note:  The severe convective follow-up MWS product for the MA.W VTEC phenomena code has been operational since February 8, 2005.

This phenomenon code has both a short-term (1 hour or less) and longer-term needs.  Although GHG properly produced VTEC for the longer-term statements, short-term, non-severe convective events require the use of the WARNGEN software so the forecaster can utilize nowcasting tools and produce short duration statements.  Current WARNGEN software does not provide VTEC for this type of statement.  This software will need to be upgraded and tested for this purpose.

- Concerns about software stability and the use of the “quick” service backup method came up during the OT&E.  Solutions to software stability problems have been identified and tested.  The TRG recommends that these solutions be implemented as soon as possible.   The TRG also recommends that additional testing of the “quick” service backup method be conducted using updated IFPS software to ensure the process works properly.

# 1. Introduction

## Background

### VTEC

Planning for implementation of a Valid Time Event Code (VTEC) began in 1997 under the Office of Meteorology to improve usability of NWS Watch, Warning and Advisory products.  VTEC is a code that describes the content of watches, warnings and advisories, (i.e. what event is being alerted and when the event is effective.)  The standardized coding allows selective dissemination, reception and display of NWS text products.  In addition, NWS customers and partners can use VTEC to follow the life cycle of every watch, warning, or advisory from when it is issued until it either expires or is canceled.

The implication of such coding is that it removes human intervention and judgment from the receipt and dissemination process thereby allowing messages to be promulgated to the public for personal and business use and in some cases, initiating significant actions to protect life and property.  It is this implication that requires these messages to be accurate in terms of internal consistency between the VTEC string and the product text as well as delivery of an intended message.

The objectives of the VTEC Program are to:

- Implement VTEC in NWS Watch, Warning and Advisory products,

- Improve interpretation and accessibility of critical NWS products,

- Reduce errors in critical NWS products, and

- Improve end-to-end tracking of products associated with specific meteorological and hydrological events.

The VTEC specification, NWS Instruction (NWSI) 10-1703, defines the code and proper message formatting.    On February 8, 2005, VTEC coding was made operational for the initial convective watch product (WOU) and for the following short-fused warning products; Severe Thunderstorm Warning (SVR), Tornado Warning (TOR), Severe Weather Statement (SVS),  Special Marine Warning (SMW), and Marine Weather Statement (MWS) when issued as a follow-up to the SMW.

### Graphical Hazard Generation (GHG)

The NWS has transitioned the production of forecast products to the digital age through the creation of a high resolution (5 km or less) digital forecast database.  A key element of the NWS Interactive Forecast Preparation System (IFPS) is the production of forecast grids for each weather element (temperature, dewpoint, etc.) using the Graphical Forecast Editor (GFE) program.  In the fall of 2003, the NWS completed an initial operating capability in the CONUS for the production of NWS text products using product formatters based on this digital forecast database.  Some products (e.g., zone forecast) require headlines that highlight long-fused watches and warnings that are in effect.  Using GFE, forecasters began creating a hazards grid for this purpose.

A new capability for the issuance of WWA products which utilized the digital forecast grids surfaced in the Central Region and was prototyped during the winter of 2003-2004 at 20 Central Region offices.  It was initially called the Graphical Headline Generator (GHG).  Matt Davis, ITO at WFO Lacrosse WI developed this prototype and shared it with the Forecast Systems Laboratory (FSL).  It is this concept that was integrated into the IFPS 17 GFEsuite software that was tested and used in the Operational Test and Evaluation (OT&E).  GHG (now short for Graphical Hazards Generation) refers to the capability in the IFPS software to produce and disseminate watch, warning and advisory products.

## Purpose

The OT&E was held from May 9, 2005 to June 24, 2005.  The OT&E was conducted under the guidelines of the GHG/VTEC OT&E Plan dated May 5, 2005.   The purpose of the OT&E was to determine the operational effectiveness and suitability of IFPS GHG software under realistic conditions, and to determine if specified minimum acceptable operational performance requirements have been satisfied.  The goal of the OT&E was to demonstrate and validate the NWS’ readiness to release operational messages with the VTEC string implemented.  This report summarizes the OT&E test activities, test results, issues and recommendations of the Test Review Group (TRG).

## Test Objectives

An assessment of the operational capabilities of VTEC was conducted for only those products that are issued using the AWIPS IFPS GHG software.  The assessment was accomplished through validation of the following test objectives using the evaluation criteria listed in section 3.

- Demonstrate that accurate VTEC codes can be generated in operational products in an operational environment under real world weather situations and scripted scenarios.

- VTEC codes conform to the specification defined in NWSI 10-1703

  - VTEC strings can be accurately generated when WFOs are in service backup mode.

- Demonstrate training was provided to meet the objectives defined for the VTEC program.

  - Training addressed the key components necessary to successfully issue watches, warnings, advisories and follow-up statements with VTEC strings.

- Demonstrate the VTEC concept of operations delivered in GHG is viable.

  - Forecasters use GHG to produce hazards grids such that automated VTEC features yield correct interpretation by customers.

  - The GHG software is usable for the reliable generation and issuance of watch, warning, and advisory products and system performance does not appear to be degraded during hazardous weather or service backup operations.

  - Implementation of VTEC appears to cause no significant increase in forecaster workload when compared to other product generation software (e.g., XNOW, WWA).

- Demonstrate that VTEC quality control functionality is implemented effectively.

    - Products are standardized in accordance with the requirements of the VTEC specification.

- Demonstrate VTEC can be read and processed by NWS customers and partners.

    - The intended watch or warning could be ingested and decoded.

- Demonstrate the WBC concept of operations delivered in GHG software is viable.

  - WFOs can issue, update, cancel, extend in time, extend in area and extend in both time and area watches using the WCNs for their geographic area of responsibility.  WCNs contain proper Universal Geographic Codes (UGC), Valid Time Event Code (VTEC) and list of counties, independent cities and marine zones (as appropriate) for each segment of the product.

  - WFOs can combine more than one active convective watch into a segmented WCN product.

  - Affected WFOs can “clear” all counties and independent cities from a convective watch for their geographic area of responsibility using a WCN product.

# Test Results

The OT&E was conducted at selected field sites (figure 1) to verify VTEC implementation in real-time service operations.  VTEC coded products were generated using IFPS GHG product generation software when actual meteorological and/or hydrologic conditions warranted the issuance of any watch, warning or advisory.   Also, the OT&E sites were instructed to perform test case scenarios to generate test VTEC coded products on a non-interference basis.  These artificially generated products were coded with the “/T” VTEC prefix and included test wording in the product heading to indicate it as being a test product.  This activity was designed to verify VTEC in products for weather phenomena that are seasonal (or occur much less frequently during the OT&E period) and may not occur in real-time.

GHG was tested in both the routine and service backup modes of operation.  Full service backup is routinely coordinated and invoked at the backup office for scheduled AWIPS software and hardware updates.  These updates usually require the system to be down for several hours or more at the primary office.  Updates to AWIPS software and hardware occurred at 16 OT&E sites during the OT&E period.  Seven of these offices required two different service backup periods, one for installation of software for the use of the new DX hardware and a second time to upgrade the baseline AWIPS software to version OB4.2.  Service backup was also tested in several test case scenarios (see example scenario in Appendix B).

Figure 1: Location of offices participating in the GHG/VTEC OT&E (colored in circles)

## Test Activities

The regional and service program focal points collected and evaluated the VTEC products produced by the test sites.  The products were captured electronically at the NWS Telecommunication Gateway and made available to the Test Review Group (TRG) (see Appendix C) through a web interface.  The regional and service program focal points interacted with the point of contact (POC) at the OT&E site to learn more about the causes of identified problems.  Frequent conference calls were held to coordinate test activities and feedback between the OT&E sites and the TRG.  Identified problems were logged into the Test Trouble Report (TTR) database and reviewed by the TRG.   Products evaluated during this OT&E were:

- WCN – Watch County Notification

- NPW – Non-Precipitation Weather Message

- WSW – Winter Weather Message

- FFA – Flood/Flash Flood Watch

- CFW – Coastal/Lakeshore Hazard Message

- CWF – Coastal Waters Forecast

- MWS – Marine Weather Statement

- NSH – Near Shore Forecast

- RFW – Fire Weather Watch/Warning Message

Figure 2: Percentage of all products evaluated by product type

A total of 5,223 products were issued and evaluated during the OT&E.  The percentage of the total issued and evaluated by product category is shown in figure 2.  The CWF product had the highest percentage of the total (43%).  This occurred because the CWF is a routine marine coastal waters forecast product that was issued at least 4 times a day by 10 of the 35 OT&E offices.

## Product Evaluation

Each product was checked by at least one TRG member and was scored as either passing or failing the evaluation.  The product was listed as failing if any segment of the product did not meet all of the following evaluation checks:

- Did the VTEC event beginning time and/or event ending time match the times and (or) time phrases in the headline(s)?

- Did the product format conform to the latest NWS Instructions?

- For first issuance of a new event:

  - Was the VTEC Event Tracking Number (ETN) properly incremented from the previous issuance of this     phenomenon?

  - Was the VTEC action code NEW?

  - Did the VTEC event beginning date/time group have valid date/time 		    information?

- For an on-going event:

  - Was an appropriate ACTION code used for each UGC code that was contained in the previous product (CON, CAN, EXP, EXT)?

  - Was an appropriate ACTION code used for the inclusion of additional UGC 	    (EXA, EXB, NEW)?

  - Did the ETN remain the same for this phenomena code?

  - Did the expiration time remain the same? (CON, EXP, CAN, EXA)

- For an upgrade of an event, was there a pair of VTEC lines with proper Action codes (UPG & NEW, UPG & EXA, UPG & EXT or UPG & EXB)?

- For a downgrade of an event, were there a pair of VTEC lines with proper Action codes (CAN & NEW, CAN & EXA, CAN & EXT and CAN & EXB)?

- For corrections to a product, did the VTEC correction Action code (COR) match the corrected BBB field (CCx) in the WMO heading?

## Product Evaluation Criteria

VTEC code compliance was evaluated by the inspection of the VTEC strings in products issued by OT&E offices during the test period.  Every field of the VTEC strings was checked.  One error, or multiple errors, in the product’s VTEC string(s) or a lack of internal consistency within the product was cause for failing the product

Success criteria:

- The format of VTEC String matches NWSI 10-1701 and NWSI 10-1703.

- Product type (O,T, E, X) and Mass News Disseminator (MND) header are consistent.

- Event Tracking Numbers are continuous in normal operations and in service backup mode.

- Corrections are accurately reflected in the BBB field and VTEC, UGC and Headlines are consistent within the product.

Success: Products pass these checks 95% of the time (tolerance, 5%).

Failure: aggregate of products with error is more than 10% of total products issued during the period.

  - Product Evaluation Results

For all products combined, the product success rate was 97.3% for the entire OT&E.  Figure 3 shows the total number of products issued and the number of failed products stratified by each week of the OT&E. Products issued include operational weather dependant products and test case scenario test products.

Figure 3: Number of products issued (blue) and number of products with errors (red) stratified by week during the OT&E.

Table 1 shows the overall success rates for each product.  The data are also stratified by CONUS test sites and OCONUS test sites.  The intent of testing was to implement VTEC coding at CONUS sites.  However, Fairbanks Alaska was also included as a test site to determine the viability of using this software at OCONUS NWS offices.  (See Appendix A for more information concerning OCONUS testing).

Table 1: Success rate by product type and by CONUS or OCONUS test sites

The test evaluation information was also stratified by week (Table 2) to see any trends in the errors during the test period.

Table 2: Success rate stratified by week and product during the 7 week OT&E period.

## Failure Analysis

A review of failed products showed several causes for the failures.  When a problem was noted with a product, the office was contacted to discover the circumstances involving the issuance of the product.  Some of these problems were due to software issues while others were training related or operator error issues.  Nearly all failures can be grouped into one of several categories discussed in this section.  Each section indicates actions that will be taken to avoid failures in the future.

### Marine Weather Statement (MWS)

Only five MWS products were issued during the first week of the OT&E.  Three of these products were failed when evaluated.  All three products were issued with the VTEC “O” coding which signifies operational status of the VTEC coding instead of the use of the “X” code to indicate the experimental status of the VTEC code.   All three products were sent from the same office and were issued using a modified template for the AWIPS WARNGEN application.  These products were not generated using the GHG software.

Mitigation Action:  The office was instructed to use the baseline template for the MWS product generation in WARNGEN.  Once this was corrected, no other VTEC coding errors were noted during the OT&E in the MWS product.   See Section 3.2 for additional discussion concerning the MWS product.

### Flood/Flash Flood Watch Product (FFA)

The poor success rate for the FFA product during the last 4 days of the OT&E (64.7%) occurred when 5 products did not pass evaluation.  An additional test case scenario was designed to confirm suspicions about a specific service backup situation.  For the FFA product, an office can use either the zone-based UGC coding or the county-based FIPS codes to indicate the area within the watch.  The Portland Oregon office (WFO PQR) uses the zone-based codes and is the service backup office for the Seattle Washington office (WFO SEW).  WFO SEW uses the county-based codes in the FFA product.  Using the “quick backup” method of service backup in GHG, the local configuration is utilized by the backup office when issuing products for the other office.  The result was the use of the wrong UGC coding and also errors with the VTEC event tracking.  Five products were failed during this test and represents 25% of all FFA errors during the OT&E.

GHG has two flavors of service backup.  The system has a “full backup” mode and a “quick backup” mode.   The full backup mode downloads the office configuration and the latest forecast grids from a central server to the backup office.  This transfer of data can take 10 to 20 minutes depending on network loading conditions.    The “quick backup” mode allows the backup office to quickly configure GHG to produce products for the failed office without having to download the configuration files or forecast grids.  In this test scenario, it was clear that the use of local configuration in place of the failed site’s configuration could lead to errors.

Mitigation Action:  A redesign of the “quick backup” capability has been done.  The new capability will only download from the backup server the latest site configuration data. This will allow the site to begin issuing products in a timely manner – much sooner than the “full backup” option.

### Manual Editing of Products

The success rate during the first week of the OT&E (93.0%) was the lowest of any week of the OT&E and reflected spin-up issues for forecasters at many of the OT&E offices.  Most of the failed products during the first two weeks were due to the manual editing (not using GHG) of the product by the forecaster.  This resulted in VTEC, headline and product format errors.

Two reasons for manual editing emerged.  First, forecasters were unfamiliar with changes in the product formatting directives.  The GHG software was designed to reflect new requirements for product and headline formats that were included in directives that were updated for VTEC.    Forecasters that were unfamiliar with these changes were “correcting” their products to conform to the previous standard.  In addition, we found that some offices had an operating procedure for creating products in “work files” and then re-editing them using the AWIPS product editor (outside of GHG).  These old editing habits could no longer be allowed due to the time sensitivity and complexity of the VTEC code.

Mitigation Action:  Updated training videos and the “GHG lessons learned” web site (http://www.nws.noaa.gov/os/vtec/GHG_LL.html) will reflect these issues.

### Operator Errors (training issues)

A few common training issues emerged during the OT&E.  Forecasters occasionally were deleting hazards from old time periods of the hazard grid in GHG.  These older time periods are necessary for GHG to understand about on-going events.   When the forecaster deleted these hazards, the software produced erroneous VTEC coding, such as a cancellation (CAN) instead of an expiration (EXP) or an extension in time (EXT) instead of a continuation (CON) in the VTEC code.

Another operator error was seen when the forecasters did not indicate (using the GHG product editor interface) that the product was a correction or retransmission.  This resulted in errors in the Mass News Disseminator (MND) heading of the product.

Mitigation Action:  Updated training videos and the “GHG lessons learned” web site (http://www.nws.noaa.gov/os/vtec/GHG_LL.html) will reflect these issues.

### Local Configuration Issues

Some errors were found to be attributed to local configuration issues.  In most cases, product formatter overrides were found to be the cause of the problem.  These overrides were carried over from previous versions of the software and needed to be removed to allow the software to properly format the product.   Also, updates were needed to the “area dictionary” file to properly reflect local geographic information needed by the product formatters.

Mitigation Action:  These configuration issues have been added to the “VTEC Enabling Checklist”.  This checklist has been distributed to the NWS offices that were not a part of the OT&E for their use in preparing their office for VTEC and GHG.  Completion of the checklist is required by each office prior to the use of VTEC coding in operational products.

### GHG Software Errors

Some product failures were traced to issues with the software.  The main problems identified were:

- WCN product text bug:  Product was missing the description of the old watch in certain watch replacement situations

- Headline ellipse problem, occasionally only a “…”  appeared without the headline

- Fuzzy wording of headlines issues occurred with some hazard configurations (e.g., “from this morning until this morning”)

- Adjacent events in hazard grid which did not overlap in time resulted in upgrade (UPG) coding instead of NEW.  This was seen with ramping down of marine hazards.

- UGC marine zone codes were mixed with FIPS county codes in same segment of WCN products.  This violated NWSI 10-1701

- Confusion by the forecasters in how to set the expiration times of the products using the interface.

Mitigation Action:  These software issues have been corrected in updated versions of IFPS software (IFPS 17.5 and 17.6) which will be deployed before the operational implementation of VTEC.

### AWIPS Software

Some product failures were traced back to issues with the AWIPS system.  The failover process between the DX servers was not executing properly and resulted in essential processes not being restarted.  The critical GHG related process is called “NotifyTextProd”.  This process triggers the VTEC decoder when products are received.  Without VTEC decoding, the software cannot properly track ongoing events.

Another issue was the mix of hardware and software configurations in place at the test sites.   An AWIPS hardware refresh was in progress during the OT&E – upgrading the application servers (PX) with newer technology (DX).  This resulted in several versions of AWIPS software (4.1, 4.2, and 5.0) which utilized different configurations of hardware (4.1-PX, 4.1-DX, 4.2-DX and 5.0-DX).    The DX system servers have a newer version of the Linux operating system (RedHat Enterprise 3) while the rest of AWIPS (and the PX) was running Linux RedHat 7.2.  The software was compiled for RedHat 7.2.  Significant performance problems were noted with the GHG software when running on the DX machine due to an incompatibility with the Enterprise 3 operating system libraries.

Mitigation Action:  A solution to the DX failover problem has been found and will be implemented with the next AWIPS software release.  A Redhat Enterprise 3 version of the software has been provided to the field to use on DX systems.

## Training Provided

Training materials were developed by Shannon White (OS6) and Matt Davis (ITO, WFO ARX) in video format (See Table 3).  These short movies focused on an aspect of the software training and provided a stand alone means for forecasters to receive quality training.  To further explain this approach, the forecaster (perhaps on shift) would set aside 15 minutes to go through one or more videos.  She/he would insert the training disc into an available PC and run the video.  On the screen, the forecaster would see the software interface and listen to a trainer explain what he or she is doing on the screen.  As the trainer explains, the forecaster can see the mouse move, selections made and the software respond just like it would do if he/she were controlling the software.  The videos provided one-on-one instruction, walking the forecaster through the use of the software, without tying up the SOO or Focal Point.  It provided quality training that can be received on a flexible schedule.

In addition to the video training, the GHG software was made available for use on the Weather Event Simulator (WES).  The WES is the primary training tool available to the WFO Science and Operations Officers (SOO) to simulate forecast and warning operations in the office.  The offices

were instructed to install GHG on the WES and to have all forecasters practice using GHG.  Using the WES, forecasters can safely (without affecting office operations or transmitting products) practice

| Video Training Movie (avi format) | Movie Run Time (Min:Sec) |
| --- | --- |
| GFE Operating Modes | 11:13 |
| IFPS 17.3 Product Editor Changes | 14:32 |
| Separate, Make and Merge Hazard Tools | 12:58 |
| Simple Hazard Creation and Follow-up | 10:49 |
| Complex Upgrade Scenario | 11:50 |
| Downgrade, Cancellation and Valid Time Changes | 10:10 |
| Hazard Recovery | 3:13 |
| Doing a Correction or Retransmission | 5:45 |
| GHG Hazards Monitor | 14:42 |
| WBC Operations | 14:55 |

Table 3: Training videos produced and provided to GHG/VTEC OT&E sites on the use of GHG software.  The videos were short and focused on a specific training need.

the generation of hazard grids and the production of watch, warning and advisory products.  At many OT&E sites, the SOO and/or office POC provided one-on-one training using the WES to reinforce the video training.

Also provided for use on the WES computer was a SPC watch simulator.  This program (written by Matt Davis) simulates the receipt of a proposed watch (WCL), which is ingested into GHG.  The watch simulator software allows forecasters to see the entire Watch By County (WBC) process using GHG so they can practice without the need for SPC to issue additional test watch products.  This provides an effective means for ensuring proficiency for all forecasters at the office in the issuance and updating of SPC watches.

The GHG test site Point of Contact (POC) was required to verify that all forecasters had completed the provided training materials as a part of the VTEC turn-on checklist.

### Training evaluation criteria

Training provided was assessed by surveying the OT&E participants that received the VTEC and GHG training.  The training evaluation will be used to improve training to be provided to all forecasters for national GHG and VTEC implementation. Training effectiveness will be evaluated at the end of the OT&E.

Success criteria: Survey responses from forecasters rating effectiveness of various aspects of training to enable them to issue VTEC using GHG. Success: greater than or equal to an average of 3 on scale of 1-5.

Failure: Survey responses indicate an average of less than 3 rating on scale of 1-5.  Failure results in providing significant improvement to training prior to offering training prior to VTEC going operational.

### Training Survey Results

We received 164 responses to the training survey.   Of those responding, 81% were satisfied with the training provided.  On a scale of 1 to 5, the training responses averaged 4.02.   When asked about the training videos provided, 80% liked having training delivered this way.    Forecasters were also provided the opportunity to comment on the training.  Several responses indicated that they needed more hands-on exercises for the training to really sink in.  Other comments reflected the need to provide more time for this training.  (OT&E sites were only provided a few weeks to complete the training prior to the start of the OT&E).

Based on the responses of the survey, the training provided was considered sufficient for the use of the software.   Training videos are being updated by OCWWS to include lessons learned in the OT&E.

## GHG Concept of Operations

The concept of operations evaluation examines the process of issuing watch, warning and advisory products and the effect of the process on the forecaster’s ability to successfully produce and transmit the product.   A user survey was developed to solicit feedback on the usability and workload associated with the use of GHG software as a part of this process.

We received 280 responses from the survey.  The responses were mainly from regular rotation forecasters (80%).  More than two-thirds (69%) had 7 or more years of forecasting experience while nearly all respondents (97%) had at least 1 year of experience with the GFE software.

Nearly three-quarters of survey responses (73%) indicated that GHG had a positive impact in helping them do their job. An additional 20 % indicated that it had no discernable impact.

When asked about workload issues, a majority (63%) indicated that GHG provided a decrease or no change in forecaster workload.   Forecasters that indicated that there was an increase sited several reasons.  One reason was that forecasters were required to issue both the experimental WCN product and the official SPS product to communicate changes to severe thunderstorm or tornado watches.   Additional comments sighted the need to improve product formatters for the CWF product.  The forecast text produced by the formatter is often edited.  However, GHG and VTEC cannot allow the forecaster to re-issue the forecast without re-running the formatter, which then results in additional manual editing of the forecast text.

# Issues and Recommendations

## Watch-By-County Issues

### Product Errors

The forecasters were able to produce the Watch County Notification (WCN) message correctly 95.6% of the time.  Nearly all of the WCN errors were due to minor software bugs related to the wording of watch replacement.   Most of the failed products were missing the watch type words of the watch that was being replaced.  This has been corrected in the IFPS 17.5 version of the software.

### Extending Watches

In some circumstances, there is a need to briefly extend the watch for an hour or 2 for a few counties instead of issuing a new watch.   This is allowed through close coordination with the Storm Prediction Center (SPC).  On one occasion, a product failure occurred when the forecaster attempted to extend the watch, but the product was transmitted just after the initial issuance of the watch had expired.  The software then treated this as an expiration (EXP) and new (NEW) coding using the same ETN number in the product instead of an extension in time (EXT).   Due to the timing of the release of the product, the software followed the rules, which allows the issuance of an expiration statement after the watch has expired, but also because the watch was extended in the grids, “NEW” coding was provided.

To avoid this problem, the concept of operations for extending watches needs to have a cut-off time (say 15 minutes prior to the end of a watch).  Any extensions to the watch after this cut-off time would require the issuance of a new watch.  If the coordination is completed too close to the end of a watch, then there may not be sufficient time for the forecaster to alter the hazard grid and generate the new WCN product for extending the watch prior to the expiration of the existing watch.

### WOU Update Product

Testing of the WOU update process was conducted internally during the OT&E.  The WOU update is an automated process where updates to the watches in effect are created from the WCN products received from field offices.  A WCN is issued by the WFO to communicate changes to the watch (e.g., clear counties out of the watch).  The local changes to the watch as the severe weather event unfolds are then consolidated into an update product which will be released each hour.

Since only 35 offices were producing WCN products during the OT&E, the WOU update could not be generated and transmitted as an experimental product.   The WOU update can begin as soon as we have nearly all offices using GHG and generating WCN products.

### Recommendation: Proceed with the national deployment of GHG with a focus on generating WCN products as quickly as possible. This will provide an opportunity to run test scenarios that exercise the WOU Update process with experimental VTEC coding.

## Marine Weather Statement Issue

The Marine Weather Statement (MWS) has three uses for the NWS.  The product is used to provide follow-up information concerning a Special Marine Warning.  This flavor of the MWS product currently contains operational VTEC coding when used for this purpose with the MA.W phenomenon coding.  The MWS can also be used for describing longer fused marine events and for communicating information about short-fused, non-severe convective activity – both using the MA.S VTEC coding.

Our attempts to use GHG for the short-fused, non-severe convective activity in the OT&E immediately became problematic.  Forecasters routinely use the WARNGEN AWIPS application for these short-fused events because this application provides the now-casting tools they need to track and forecast the movement of these storms.  Since GHG is designed to work for long-fused watch, warning and advisories, it operates on a time resolution of one hour.  GHG also does not provide now-casting tools.   Therefore it does not make sense to require forecasters to use GHG for these short-fused events.  The short-fused MWS product instead needs to be produced using the AWIPS WARNGEN program.  However, WARNGEN does not provide the full VTEC follow-up capabilities for the MWS product in the current AWIPS software releases (OB4.2 or OB5.0).

The MWS was validated for long-fused marine events using GHG.  Three errors did occur during the OT&E, but these errors were not generated from the use of GHG.  These errors only occurred because one office had altered WARNGEN to produce operational VTEC for MA.S short-fused phenomena.

### Recommendation:  Operational VTEC coding for the MA.S phenomena code in the MWS should be deferred and validated with the H-VTEC OT&E scheduled for this fall.

## Software Stability Issues

Offices reported instability with GHG software with severe IFPS server crashes and lockups occurring at the WFOs at RNK and ILM.   Also, an increase in crashes was observed at OT&E sites after the office switched to using the DX hardware (with AWIPS version OB4.2).

FSL analyzed the reason for the instability and found that it was caused by an incompatibility between the software and the operating system on the DX server.  The DX server runs the RedHat Enterprise 3 (RHE3) Linux operating system.  The IFPS software was compiled for the RedHat 7.2 Linux operating system since this was the baseline operating system on AWIPS servers prior to switching to the DX server.  The software has been recompiled for RHE3 for IFPS 17.5 and later versions.

## Service Backup Issues

Service backup was performed on numerous occasions during the OT&E due to software upgrades or backup test case scenarios.  The software was designed to provide two types of service backup – “full backup” and “quick backup”.

The full service backup for IFPS requires an office to download configuration files and forecast grids from the centralized backup server.  The initiation of this backup capability can take some time to complete during busy network periods due to the transfer of a large amount of data.  The quick backup method allows the office to switch into backup mode without downloading data from the backup server.  The software allows you to generate warning products quickly for another office using local configuration data.

Quick backup was not functional during most of the OT&E due to software problems.  A fix for the problem came late – so limited testing of this backup mode was completed.  Several test case scenarios were completed during the last week of the OT&E.  These tests indicated that the implementation of the quick backup method was faulty in some situations.  Based on the FFA product test failure in week 7 (mentioned in section 3), the quick backup method has been changed to download the configuration files only from the centralized backup server, so the office will have the latest local configuration files for the office they are performing service backup for.

Offices that performed full service backup were able to successfully provide backup, but software  performance was poor.  This was due to a memory leak in the IFPS server software.  This memory leak has been fixed in IFPS 17.5.

### Recommendation: Conduct additional service backup testing with later versions of IFPS (17.5 or later) software to ensure reliable transfer of services in case of site failure.

## Headline Formulation Issues

### Requirements

Clearly defined requirements are essential to the software development process.  The locking of headlines to ensure the standardization of headlines that reflect the VTEC coding was a strong requirement for GHG software development.  However, ideas and concepts from program leaders don’t always translate well into operations.  This was the case with the headline phrasing leading up to and during the OT&E which resulted in multiple iterations of the details concerning the headline requirement.

### Issues

The main issue surrounded the use of timing phrases in the headlines.  The typical model was to use specific times in the short term and “fuzzy times” (e.g., this afternoon or Thursday morning) for longer term periods.   These fuzzy times used terminology based on dividing the day up into 4 six hour periods. The formulation would use the day or the week (Wednesday) or “this” (or “to” for tonight) in front of the 6-hourly descriptor (night, morning, afternoon, or evening).

In certain situations, we discovered headline formulation that was not adequately communicating the intended timing of the event.   Under some instances, a forecaster would intend to upgrade an event, but the product contained a headline indicating the two events were in effect at the same time due to the 6 hour resolution of the fuzzy wording.  For example:

…SMALL CRAFT ADVISORY IN EFFECT FOR THURSDAY AFTERNOON…

…GALE WARNING IN EFFECT FOR THURSDAY AFTERNOON…

Since marine zones can be very large, the Regional Focal Points requested that no specific times be used in the CWF marine product headlines.  This requirement change resulted from the IOT&E testing.   This change further confused the intent of some headlines by expanding the fuzzy wording into the short term.

Another complication arose from the use of certain words (i.e., “UNTIL” or “TO”).  Events ending late in a period were indicated as being in effect until that period.  For example, for an event ending at 10 am local time:

…SMALL CRAFT ADVISORY IN EFFECT UNTIL THIS MORNING…

Program leaders at NWS Headquarters, Regional Focal Points and NWS partners came to an agreement for new specifications for the headline phrasing.   These requirements are specified in the Appendix A of NWSI 10-1701 and will be implemented in 17.6 and later version of IFPS software.

## Additional Problems Identified by OT&E Testing

Two problems were identified that were not related to the OT&E, but OT&E testing brought them to our attention.  These issues were slowdowns in the transmission products (including high priority warning products) from a WFO on the AWIPS WAN and the occasional garbling of text products on the National Weather Wire Service (NWWS).

The AWIPS WAN slowdowns were traced to the use of the Message Handling System (MHS) software in AWIPS.  Although the MHS system sends products based on product priority, the efficient use of the MHS requires file sizes to be small.  The MHS was intended for the handling of NWS text products.  With time, new and larger data files have been placed into the MHS.  These large files can effectively block the sending of all products from an office.  The main source of these large files is the uploading of forecast grids to the backup server.  These grids are wrapped up into a large compressed file and transmitted through the MHS.  Also, grid files are shared between offices for inter-site coordination (ISC) of the forecasts.  These ISC grids are smaller, but since they are sent to multiple offices, the MHS transmits multiple copies on the WAN.

Since this problem was discovered, NWS offices have taken steps to limit the amount and frequency of the grids that are sent through the MHS. The NWS is also examining the implementation of “rsync” capabilities on AWIPS to efficiently share updates to these files.

Garbled products came to our attention as reported errors with product formats from one of our partners (Marvin McInnis at First Alert).   Occasionally a product will be truncated or incomplete and get merged under the heading of another product.  NWS is working with the NWWS vendor to capture the problem, find the cause and correct it.

# Summary and Conclusions

The results presented in this report indicate that the GHG software is a viable tool for the implementation of VTEC in all products evaluated.   The recommendations from this report to the NWS Corporate Board are:

- Issue the Service Change Notification to produce Operational VTEC coding in beginning 11/1/2005 in the following products: WCN, FFA, CFW, CWF, NSH, NPW, WSW, RFW and WOU Update product

- Delay operational VTEC implementation for MWS (MA.S phenomena code) until WARNGEN can produce required VTEC coding for the short-fused convective situations in the MWS product

- Deploy IFPS 17.5 GHG software nationally as soon as possible to complete WBC process

- Conduct additional service backup testing with IFPS 17.5 software

Along with these recommendations, the mitigation actions described in section 2 have been (or soon will be) implemented to ensure a successful implementation NWS wide.

# Appendix A:  OCONUS Testing

## NWS Alaska Region GHG/VTEC OT&E Summary

Although the Alaska Region is not required to implement VTEC in the fall with the CONUS offices, they participated in the OT&E to get feedback on how the GHG software would perform with Alaska’s diverse climatological regimes, large zones, multiple collectives for numerous products, and forecaster workload.    The creation of VTEC codes in Alaska products performed flawlessly through the entire OT&E.  However some issues need to be addressed prior to implementation and will be mentioned here.

### Product Evaluation

A total of 385 products were evaluated during the OT&E from the Alaska Region, all from the Fairbanks (AFG) office.  Some products were not captured for evaluation in the product database (RFW products from the WCZ collective and CWF products during the header change) and were not evaluated.  Of the 385 products evaluated, 4 failed the evaluation (see table 4 for details).

| Product Category | Total Evaluated | Number Failed |
| --- | --- | --- |
| CWF | 118 | 2 |
| NPW | 144 | 1 |
| RFW | 78 | 1 |
| WSW | 45 | 0 |
| Total | 385 | 4 |

Table 4: Number of Alaska Region products evaluated and failed by product category

### Failure Analysis

##### Coastal Waters Forecast (CWF)

One failure was related to generating a product that had a small craft advisory in effect from the issuance time, until 4pm, which resulted in a “…” headline.  Only the ellipse appeared without the worded headline.  This was a software bug which has been corrected in IFPS 17.5.  Part of the first failure, and all of the second was related to a forecaster editing outside the GHG environment, which also introduced errors.   Event phenomena issued in the CWF product included small craft advisory, brisk wind advisory, heavy freezing spray warning and gale warning.

Non-Precipitation Weather message (NPW)

The one error for this product was due to a forecaster editing outside the GHG environment, which introduced errors.  Event phenomena issued in the NPW product included wind advisory, dense fog advisory, dense smoke advisory, high wind watch and high wind warning.  WFO AFG also completed a test scenario for extreme cold watch/warning, and a complex high wind event.

Red Flag Warning (RFW)

One failure was observed where an extension in time (EXT) code appeared for an already expired segment.  It appears that this was related to a timing issue with the sending of the product.  Event phenomena issued in the RFW product included fire weather watch and red flag warning.

Winter Weather Message (WSW):
No Failures.  Event phenomena issued in the WSW product was for freezing rain advisory.  AFG also completed a blizzard watch/warning scenario.

### Comments and Conclusions

The GHG software was well received by most of the forecasters, and is seen to be an important tool for issuing and monitoring warnings and for the production of products with correct formats and headlines.

##### Workload Issues

The Alaska Region does not issue NPW or WSW products for advisories since Alaska weather conditions would result in the production of a large number of these products. The procedure is to add the advisory headline to the appropriate zone(s) in the Zone Forecast Product (ZFP).   With the use of VTEC and GHG, forecasters will be required to issue the advisory product (NPW or WSW).  This added a significant workload for the forecaster during the OT&E.  To prepare for eventual VTEC implementation, the Alaska Region offices are reviewing their advisory programs with their partners to find efficiencies in the program to meet the service need and reduce the forecaster workload

##### GHG Performance

Forecasters also commented about the performance of GHG.  The system performed slow and may be related to other AWIPS issues.  Product preparation time increased significantly due to the system slowdowns.  A few cases were reported where it took up to one-half hour to simply produce and send an expiration statement with the associated adjustments in the Zone Forecast Product (ZFP).  Until system performance improves to an acceptable level, the region will not be able to fully realize the advantages of using the GHG and VTEC.

##### Multiple Domain/Multiple Collective Issues

Alaska Region offices issue multiple collectives for some products (ZFP, WSW, NPW and CWF).  Also, due to the size of the area of responsibility at the Anchorage forecast office, the area is split into two separate domains in IFPS.  Testing of the Anchorage WFO configuration was conducted using the Alaska Region Headquarters AWIPS system. The software considers this split as two separate WFOs instead of one WFO.  This resulted in some interesting issues being discovered.  The GHG is designed to keep track of the VTEC ETN as one office (PAFG).   With a little work from FSL, GHG was configured to track the ETN numbers across the collectives and multiple domains.  However, additional issues occurred when multiple forecasters were working with a specific phenomena and product type at the same time for different collectives.  For example, at WFO Fairbanks, the forecaster issuing the WCZ product interfered with the person issuing the AFG product, causing the AFG forecaster to rerun the formatters.  If you combine this situation with slow software performance, the result is an unacceptable work environment.   A possible solution for the implementation of VTEC in Alaska would be to treat the multiple domains the same as separate WFOs – with separate event tracking.

##### Headline Timing Phrases

The headlines in the CWF product became an issue during the OT&E.  The very large marine zone areas preclude the use of specific times for the starting and ending of significant events.  Updated policy resulted in a different headline implementation in the OCONUS.  The OCONUS will utilize “fuzzy” time phrasing for all time periods in the CWF.

##### Need for multiple events in a zone

Alaska Region zones are large in horizontal area and vertical elevation change.  It is common to have a watch in one portion of a zone and a warning in another portion (or an advisory for lower elevations and a warning for higher elevations).   This scenario is also common in the Western Region.  Current NWS policy would dictate the occurrence of either a watch or a warning within a zone for the same phenomenon.

Tests were conducted with the GHG software during the OT&E to allow multiple VTEC strings for the same phenomena in the same zones and it appears that the software could handle this new capability.  It appears that VTEC worked properly and the headlines could be edited to reflect the conditions.  This capability is required prior to implementing VTEC in the Alaska Region.

### Concluding remarks

The issues described here (along with issues concerning the watch, warning and advisory program at Alaska Weather Service Offices) present challenges to the implementation to VTEC in the Alaska Region.  Since GHG is the path for the implementation of VTEC, enough issues with the use of GHG still need to be resolved before VTEC can become operational in all Alaska products.

# Appendix B:  Sample Test Case Scenario

# Appendix C: Test Review Group

| Name/Organization | Function |
| --- | --- |
| Peter Browning | CRx3 | Test Review Group Chair and OT&E Test Director [Voting Member] |
| Deirdre Jones | OST3 | WBC Project Manager |
| Robert Rood | OST32 | VTEC Project Manager [Voting Member] |
| Jerald Dinges | OPS24 | OPS Focal Point/Test Support |
| Herbert White Art Kraus | OS51 | VTEC Dissemination Policy Focal Point |
| Mark Tew | OS22 | VTEC/WBC Services Program Manager |
| Mark Tew | OS22 | Public and Fire Weather Services Focal Point and Severe Weather Program Manager |
| Tom Donaldson | OS32 | Hydrologic Services Focal Point |
| Richard May Jamie Vavra | OS21 | Marine Services Focal Point |
| Shannon White | OS6 | VTEC Training Focal Point |
| Russell Schneider | NCEP | NCEP (SPC) Focal Point |
| Michelle Mainelli | NCEP | NCEP (TPC) Focal Point |
| Laura Cutrer | OST23 | Data Collection Focal Point |
| Greg Noonan Jim Keeney | CR3x1 CR1x1 | CRH Focal Point |
| Jason Franklin Neal Dipasquale | ER1 | ERH Focal Point [Voting Member] |
| Eric Howieson Walt Zaleski | SR41 SR1 | SRH Focal Point [Voting Member] |
| Craig Schmidt | WR1 | WRH Focal Point [Voting Member] |
| Duane Carpenter | AR1 | ARH Focal Point [Voting Member] |
| Bill Ward | PR11 | PRH Focal Point [Voting Member] |
| Marvin McInnis | Partner | First Alert |
| Kathy Strebe | Partner | Weather Central |

# Appendix D: Offices Participating

| # | Office | NWS Region |
| --- | --- | --- |
| 1 | WFO Pueblo CO (PUB)* | Central |
| 2 | WFO La Crosse WI (ARX)* | Central |
| 3 | WFO Des Moines IA (DMX)* | Central |
| 4 | WFO Davenport IA (DVN)* | Central |
| 5 | WFO Detroit, MI (DTX)* | Central |
| 6 | WFO Cheyenne WY (CYS) | Central |
| 7 | WFO Springfield MO (SGF) | Central |
| 8 | WFO Minneapolis MN (MPX) | Central |
| 9 | WFO Chicago IL (LOT) | Central |
| 10 | WFO Norman OK (OUN)* | Southern |
| 11 | WFO Tulsa OK (TSA)* | Southern |
| 12 | WFO Huntsville, AL (HUN)* | Southern |
| 13 | WFO Jackson, MS (JAN)* | Southern |
| 14 | WFO Tampa Bay FL (TBW) | Southern |
| 15 | WFO Melbourne FL (MLB) | Southern |
| 16 | WFO Miami FL (MFL) | Southern |
| 17 | WFO Blacksburg VA (RNK)* | Eastern |
| 18 | WFO Raleigh NC (RAH)* | Eastern |
| 19 | WFO Charleston, SC (CHS)* | Eastern |
| 20 | WFO Wakefield, VA (AKQ) | Eastern |
| 21 | WFO Greenville/Spartanburg (GSP) | Eastern |
| 22 | WFO Morehead City, NC (MHX) | Eastern |
| 23 | WFO Wilmington, NC (ILM) | Eastern |
| 24 | WFO Columbia, SC (CAE) | Eastern |
| 25 | WFO Sterling, VA (LWX) | Eastern |
| 26 | WFO Billings MT (BYZ)* | Western |
| 27 | WFO Glasgow MT (GGW)* | Western |
| 28 | WFO Boise, ID (BOI)* | Western |
| 29 | WFO Seattle, WA (SEW) | Western |
| 30 | WFO Great Falls, MT (TFX) | Western |
| 31 | WFO Portland, OR (PQR) | Western |
| 32 | WFO Spokane, WA (OTX) | Western |
| 33 | WFO Pendleton, OR (PDT) | Western |
| 34 | WFO Missoula, MT (MSO) | Western |
| 35 | WFO Fairbanks, AK (AFG) | Alaska |
| 36 | Alaska Region HQ (ARH) | Alaska |
| 37 | Pacific Region HQ (PRH) | Pacific |

# Appendix E: Acronyms

ARH		Alaska Region Headquarters

AWIPS	Advanced Weather Interactive Processing System

CONUS	Continental United States

CRH		Central Region Headquarters

CFW		Coastal/Lakeshore Hazard Message

CWF		Coastal Water Forecasts

ERH		Eastern Region Headquarters

ETN		Event Tracking Number

FFA		Flood/Flash Flood Watch

GFE		Graphical Forecast Editor

GHG		Graphical Hazards Generation

IFPS 		Interactive Forecast Preparation System

ISC		Inter-Site Coordination

ITO		Information Technology Officer

MHS		Message Handling System

MND		Mass News Disseminator

MWS		Marine Weather Statement

NCEP		National Centers for Environmental Prediction

NCF		AWIPS Network Control Facility

NOAA		National Oceanic and Atmospheric Administration

NPW		Non-Precipitation Weather Message

NSH		Near Shore Forecast

NWS		National Weather Service

NWSI		NWS Instruction

NWWS	National Weather Wire Service

OB		Operational Build (for AWIPS)

OCONUS	Outside Continental United States

OCWWS	Office of Climate, Water, and Weather Services

OST		Office of Science and Technology

OT&E		Operational Test and Evaluation

POC		Point of Contact

PRH		Pacific Region Headquarters

RFW		Fire Weather Watch/Warning Message

RHE3		RedHat Enterprise 3

SEC		Systems Engineering Center

SMW		Special Marine Warning Message

SOO		Science and Operations Officer

SPC		Storm Prediction Center

SRH		Southern Region Headquarters

SVR		Severe Thunderstorm Warning Message

SVS		Severe Weather Statement

TOR		Tornado Warning Message

TRG		Test Review Group

TTR		Test Trouble Report

VTEC		Valid Time Event Code

UGC		Universal Geographic Code

WAN		Wide Area Network

WBC		Watch By County

WCL		Watch Coordination Message

WCN		Watch County Notification

WES		Weather Event Simulator

WFO		Weather Forecast Office

WOU		Watch Outline Update

WRH		Western Region Headquarters

WSH		National Weather Service Headquarters

WSW		Winter Weather message

WWA		Watch Warning and Advisories

Bottom of Form