483		March 3, 1998

TO:	Distribution

FROM:	483/FIRE Project Manager, Atmospheric Studies Branch, ASD

SUBJECT:	Minutes of FIRE Arctic Cloud Working Group Meeting

On January 29-30, 1997, the FIRE Arctic Cloud Science Team (FST) met in Boulder, Colorado, to complete final planning for the upcoming FIRE Arctic Cloud Experiment.  On January 28, the Data Management Working Group (DMWG) also met.  Enclosed are the agendas and lists of participants for both meetings.

Curran presented an update on NASA and announced that Mission to Planet Earth has been renamed as the Office of Earth Science.  He stated that FIRE was very fortunate to receive a substantial budget increase in FY98 so that the Arctic Cloud Experiment can be conducted as planned and on schedule.

Cress gave an update on ARM and announced that Christmas Island will be thoroughly instrumented, like the other two tropical western ARM sites at Manus and Nauru.  The PSU Raman lidar will operate at Barrow in early spring and may operate during FIRE Arctic Phase I if additional funds can be acquired.

Zak reported on the status of ARM instruments at both SHEBA and Barrow.  To a very high degree, the instruments are all fully operational.  Data transfer from SHEBA occurs in 6-week intervals.

Moritz gave an update on SHEBA.  The ice station has been operational since November.  Some new ice leads have recently appeared fairly close to the ship and surrounding campsites.  Data from SHEBA will be available to researchers with some time delays.  For example, weather observations are available 2.5 hours afterwards; sonde, PAMS, and radar data is delayed 1~2 days.  SHEBA is concerned that the ship may drift further westward and approach Russian territory at 169ûW.  If so, FIREÕs aircraft may have to initiate diplomatic clearances for operations in Russian airspace.  [SHEBA has produced trajectories for each of the last 20 years.  They are available on its website.]  The SHEBA data archive will remain at UCAR for the next several years but will eventually be transferred to NSIDC, Boulder.

Curry stated that SHEBA is considering establishing the period of May 4-28 as the second SHEBA Intercomparison Period (IOP-2).  This would dovetail nicely with the FIRE aircraft operations, especially the C-130.  SHEBA management is in favor of having joint SHEBA/FIRE science team meetings from now on.  She will make this a topic at the next SHEBA Science Team meeting, March 4-6.

Wylie described the weather forecasting plans and components.  He noted that the in situ aircraft may be concerned about icing, since water is present in the clouds about 30% of the time of our operational periods.  He will forecast for the areas surrounding the SHEBA ice station, Barrow, Inuvik, and Fairbanks.  From April 7-28, he will forecast from the University of Wisconsin; from April 29-June 13 from Fairbanks; and July 5-30 from Fairbanks.  He will set up in the meeting room in hangar 4, Fort Wainwright, with forays to NWS for key information and Alaska basin forecasts.  Unfortunately, NWS has no electronic export from their office.

Uttal will send in a daily surface instrument report, to arrive around 0900 ADT.  She foresees communications to and from the ship involving, in order of preference: a. email (downloaded from SHEBA daily in the morning and forwarded by APL by 0900 ADT); b. fax; c. telephone (these

2

three methods all require linking with geostationary satellites (INMARSAT charges ~ $8/min; IMSAT charges ~ $2/min); and d. HF radio link (either through the Canadian Coast Guard at Inuvik or directly with Fairbanks, if both sites have access to a HF radio. Uttal has requested the use of the SHEBA HF radio.)  Moore stated that there has been good communications with INMARSAT when the ship was at 76ûN; he expects that this will hold even up to 80ûN.  There is a commercial email service at Barrow for $40/month.

The discussion on aircraft operations focused on the schedule of operations.  Based on aircraft takeoffs at 1100, the daily schedule of operations is given in table 1.  Other topics addressed were that the University of Washington (UW) C-580 will extend its operations to June 13.  Forecasting will continue to be provide by Wylie; the experiment web page will continue to be updated by Olson.  The ER-2 requires that the SHEBA helicopter be available and on standby in case of an ER-2 downing.  Thus, the ER-2 will not fly farther than 150 km from the ship (and helicopter).  The C-130 will not fly 2 days in a row; the ER-2 and UW may.  UW can do multiple flights over Barrow, i.e., several 2-hour flights.  It will also have about 4 hours on station at SHEBA.  Sample flight patterns were presented for the ER-2, C-130, and UW including a bow tie, thin bow tie, mapping with both 60 and 20 km legs, and L-patterns for turbulence.  If the C-130 flies over or very close to Barrow on its way to SHEBA, it should turn on its instruments after it crosses over the Brooks Range.

Table 1 - Schedule of Daily Operations

|  | Mission Day | Non-Mission Day |
| --- | --- | --- |
| Aircraft Operations |
| Brief. | ER-2 | UW | C-130 | AES |
|  | Met update | 0700 |
|  | SHEBA update | 0900 |
|  | GO/NO GO/DELAY decision |
| 0800 | 1030 | 1000 | 1030 |
|  | Pilot decision |
| 0800 | 1000 | 1000 | 1000 |
|  | SHEBA/UW/AES Final Notification | 1000 |
|  | Take-off |
| 1100 | 1100 | 1100 | 1100 |
|  | Land |
| 1700 | 1600 | 2000 | 1600 |
|  | Debrief |
| 1730 |
| 2030 |
| SHEBA update |
| 0900 |
| NWS forecast |
| ~1300 |
| Mission Planning Meeting |
| 1300 |
| SHEBA/UW/AES/ER-2 Preliminary Notification |
| 1500 |

During the Operations Plan overview, it was noted that sections dealing with post-experiment analysis plans will be deleted (section 8).  A new Data Analysis Plan will be developed by Rossow and Bretherton. The rough draft will be available about 1 month before, and will be the focus of, the next meeting, the Science Data Workshop-I.

Separate working groups focusing on the ER-2, C-130, UW/AES/surface, and satellite operations were held.  King reported on the ER-2 meeting and announced that the instrument configuration is

3

set:  MAS, CLS, MIR, SSFR, AMPR, AirMISR, and SHIS.  The NASA 709 will be used.  The pilots will be Barrilleaux and Nystrom.  NASA 709 is scheduled for maintenance February 15 - April 1.  AVIRIS will fly some local flights in mid-April.  FIRE instrument integration will begin May 4.  There will be a test flight on May 11.  Reynolds noted that foreign nationals are an issue at Dryden Flight Research Center (DFRC), since the aircraft operations are on the Air Force side.  NASA will sign off on foreign nationals, but they are required to be escorted at all times by the responsible PI.

Based on 60 flight hours, there are but 46.6 science hours available after the transit and test flights are subtracted.  This results in about 7-8 flights of ~6 hours duration, or about a flight every 3 days.  Additional flight hours might become available if: a. the ER-2 conducts special flights for the National Park Service from June 8-22, which frees up 5.5 hours of return transit flight time; and b. AMSR would like to extend the flight legs further northward (subject to the 150 km radius constraint).  If so, EOS might support additional hours.  The ER-2 flight patterns will be rasters (with 280 km legs), crosses (with 280 km legs), Landsat coordination (May 21 and June 6), AVHRR calibration (clear skies), and UW overflights (BDRF measurements).  The ER-2 cannot fly lower than 52,000 ft. over SHEBA; it can fly lower over Barrow.  All ER-2 instruments will have data quick-look capability and will have a scientist on-site.

Curry reported on the C-130 operations.  The flight patterns will be LÕs or boxes over SHEBA and spirals downwind of SHEBA.  Coordination is not needed with the AES or ER-2 aircraft.  There is a low but finite probability that the C-130 may be able to conduct limited operations over the ARM site at Barrow.  It will have a built-in time slot for target-of-opportunity observations; Barrow would be one candidate to consider.

No report was given for the AES/UW/surface group, but there is good agreement as to what each is planning to do.

Minnis reported on the satellite operations.  He will produce, in near-real time at Wainwright, loops of images of a variety of satellite-inferred data parameters for locations over SHEBA, Barrow, and Fairbanks.  GIF images will be available at Fairbanks; digital data will be available at Langley.

McDougal reported on the progress of the Data Management Working Group that met on January 28.  The DMWG has grouped the data parameters according to their measurement similarity: surface-based passive remote sensing, surface-based active remote sensing, aircraft remote sensing, aircraft in situ sensing, satellite remote sensing, and modeling output.  The data parameters were reviewed for completeness and utility.  A data category number was tentatively assigned to each data parameter that reflects the data usefulness to researchers and time schedule for archiving.  Two new data categories were added: category 0 for quick-look data that will not be archived; and category 4 for high risk, low degree of success, but ambitious undertaking to produce new data products.  These will also not be archived unless the development is successful; then it will be upgraded to category 3.  See table 2.  The data management schedule that is listed in the Operations Plan was reviewed with no changes.

Each of the data parameter gurus reported on the list of data parameters and data category numbers in their sections.  These reports were accepted by the Science Team without modification.  The lists will be incorporated into the Operations Plan.

Bretherton recommended that FIRE adopt SHEBAÕs common data format, which was developed for point source and aircraft observations.  This format will greatly ease the development of the

4

Integrated Data Sets from multiple sources.  The use of the FIRE Data Format will be recommended to be used for data submittal, but not required.  The recommendation was accepted.

Table 2 - Definition of Data Categories

| Category | Definition | Usefulness | Archive |
| --- | --- | --- | --- |
|  | 0 | Fundamental measured parameter | Quick look or near-real time | No |
|  | 1 | Fundamental measured parameter | Critical | ASAP or 3-6 months |
|  | 2 | Fundamental measured parameter | "A lot of people will use it" | 9-18 months |
|  | 3 | Reduced or value-added parameter | Useful | Welcomed; not required |
|  | 4 | Difficult to derive or produce | TBD | No; but if becomes useful, will upgrade to 3 |

Gerber reported on the Microphysical Quality Assurance activity.  His recommendation that ALL instruments, not just the microphysical instruments, incorporate the documentation described in the Microphysical Quality Assurance section in the Operations Plan was accepted.  This documentation should also be submitted as part of each instruments data submittal.  The QA program will include: a. complete documentation; b. use the PVM, which will be on all three in situ planes, as a reference for the other microphysical probes; c. NCAR initiate a National Calibration Facility (not likely), and Sensor Calibration Units, to be designed and developed by Droplet Measurement Technologies, to be installed on all three planes.

Rossow reported on the Radiation Calibration activity.  To date, the radiation instrumenters are following the guidelines listed in the Operations Plan.  He concurred with the documentation recommendations, added that calibration results should also be included in the data submittals, and recommended that an Òestimate of errorÓ also be included as part of the data submittals.  These recommendations were accepted.

Olson, FIRE Archive Data Manager, will install a local area network (LAN) at hangar 4 and arrange for it to be hooked up, via a T1 line, to the internet.  This will allow on-site communications between participants, off-site exchange of information, and non-participants to be kept abreast of the experiment operations and highlights.  He will also operate the experiment web page from LaRC April 7-28, from Fairbanks April 29 - June 7, from LaRC June 8-13, and from Fairbanks July 5-30.

For the Integration Task Team efforts, Wielicki reported on Satellite Remote Sensing.  He emphasized that the experiment strategy will be to:

use the aircraft in situ measurements to validate the surface-based uplooking remote sensing profiles;
	5

use the (validated) surface-based uplooking remote sensing to validate the downlooking satellite remote sensing profiles; and

use the (validated) satellite sensing to validate the global models.

He noted that many of the ER-2 instruments have direct links to EOS instruments.  The ER-2/EOS instrument linkages are: MAS/MODIS, AirMISR/MISR, AMPR/AMSR, CLS/GLAS, SSFR/CERES, and SHIS/AIRS (plus AVHRR, HIRS, and SSMI).  Table 3 lists the key data sets that must be acquired, with a minimum of 10 cases.  Spirals are good for microphysics; stair steps are good for radiation and turbulence.

Table 3 - Key Data Sets

| Aircraft | Surface | Satellite |
| --- | --- | --- |
| microphysics | vertical cloud properties | ER-2 |
| ARM, Barrow | radiative fluxes | AVHRR |
| SHEBA | sondes | HIRS |
| UW/AES |

spectral albedo

| BDRF | SSMI |
| --- | --- |
| C-130 | ? | ? |

Krueger reported on Surface Remote Sensing.  The surface-based measurements will include vertical cloud profiles, surface radiative fluxes, sonde profiles, surface spectral albedo, and BDRF.  He will look at the issue of spirals versus stair steps as the best in situ flight pattern to validate the cloud radar and lidar measurements.

Bretherton, in the Modeling report, emphasized that one of the key issues is to understand the effects of ice, mixed phase, and water particles on the cloud microphysics and radiation.  The experiment is time-phased to do just that.

During the experiment, there will be several reviews:

| Date | Review | Emphasis |
| --- | --- | --- |
| May 10 | Experiment Review | post AES; mid C-130 |
| May 14 | Final Readiness Review; Initial Planning; Open House | start of ER-2 and UW operations |
| May 29 | Experiment Review | post C-130; mid ER-2 and UW |
| June 8 | Experiment Review | post ER-2; mid UW |

All subsequent Arctic Cloud Working Group meetings will be coordinated with SHEBA Science Team meetings.  The next FIRE meeting was discussed to be dovetailed with either the Fall AGU, San Francisco, December, or 1999 AMS, TBD, January.  Discussions with SHEBA will be forthcoming.

There will be a BAMS post-experiment article headed up by Curry and Randall.  They will lay out the framework for the key sections and instrument components.  Inputs from the individuals will be completed by the end of the experiment.

6

The issue of non eye-safe lidars from aircraft and surface instruments to surface and aircraft personnelÕs perspective was addressed.  All lidars will send their safety documentation to the Project Office for distribution to possibly affected entities, such as the ER-2 office.

All press releases will be coordinated with AES, SHEBA, ARM, and Wainwright.

Jim Raper led an informal set of discussions to consider issues that were of a one-on-one nature for inclusion in the Operations Plan.  Final modifications were to be given to Jim before the end of the meeting.

The following action items were identified:

Project Office

Ensure that the LAN/T1 line will be open for the period June 8-13 for Wylie to provide forecasting support for the UW extended operations [completed].

Include UttalÕs form into the Operations Plan [completed].

Inquire to Iridium to see if they can provide free communications to and from the SHEBA ice station.

Inquire to Wainwright about: a. the need for and time of possible repairs to the taxiways in case they are damaged during the winter [we will wait until spring; moneys have been reserved for this]; b. keeping the control tower and weather office open on weekends to support FIRE aircraft operations [there will be overtime costs; moneys have been reserved]; and c. need for list of foreign nationals.  [Wainwright has reiterated that it is an open base, but that foreign nationals will be limited to the those locations where the experiment will be conducted].

Inquire to GSA about possible vehicles available for FIRE.

Contact Moritz about who will be responsible for launching the additional 2/day sondes at SHEBA during the FIRE experiment phases.  [Moritz stated that SHEBA will be responsible, taking advantage of manpower from NOAA and himself; part of the moneys that FIRE will be providing to NSF will be used for this].

Include list of data parameters in Operations Plan [completed].

Coordinate all press releases with SHEBA, ARM, AES, and Wainwright.

With Curry, coordinate next and all subsequent Arctic Cloud meetings with SHEBA.  Possible options are the November -December period (about 6 months after IOP-2), December as part of the Fall AGU, and January as part of a special session of AMS [to be addressed at SHEBA Science Team Meeting, March 4-6].

Consolidate all lidar safety plans (for eye-safe operations) and forward to possibly impacted entities (ER-2, ...).

Try to get moneys to NCAR or Droplet Measurement Technologies for the construction of three Sensor Validation Units [in process].

With Zak, draft FIRE/ARM Memorandum of Agreement (MOA), focusing on existing FIRE/SHEBA and ARM/SHEBA MOAs to close the loop.

Olson will operate the Arctic Cloud Experiment web page during the two phases from Fairbanks, except from LaRC during April 7-28 and June 8-13 [agreed].

7

Curran

Begin diplomatic clearance efforts for permission to operate the NASA ER-2 and UW C-580 aircraft in Russian airspace, due to the low, but finite, possibility that the SHEBA ice station may drift close to Russian territory at 169ûW.  NCAR is pursuing this also, so the C-130 plans will be included for completeness.

Make decision on participation of SHIS [concurred].

Moritz will provide ship drift location and trajectory forecasts to Project Office and Curran.  [The SHEBA trajectories have been calculated based on the last 20 years of meteorological data.  The results show that the ship may indeed drift close to Russian territory about one third of the time.  The trajectories are now posted on the SHEBA experiment homepage].

Comiso to provide SSMI sea ice products for the period April 1 - June 30 to LaRC DAAC.

King to explore additional ER-2 flight hours based on AMSRÕs needs.

Reynolds will review suitability of ER-2 flights directly over ARM site at Barrow, based on possible non eye-safe Raman lidar operations.

All lidar operators to provide their safety plans to the Project Office, who will consolidate them and forward them to possibly impacted entities (ER2, ...).

Rossow and Bretherton to draft Data Analysis Plan outlining the post-mission analysis plans for FIRE.  The draft is to be available 1 month before, and will be the focus of, the next FIRE meeting.

Individuals who plan to have ethernet hookups to the experiment LAN at Wainwright should forward the LAN information form to the Project Office.

Krueger to look at the results of spirals versus stair steps for in situ aircraft flight patterns that were performed in the SHEBA IOP-1 for the validation of surface-based sensors.

Curry and Randall to develop the framework for a post-mission article to BAMS.  Various inputs from key investigators should be provided to them by the end of the experiment.

In summary, the science team felt that preparations for the Arctic Cloud experiment were well in hand, and they were eager and anxious to begin.

David S. McDougal

FIRE Project Manager

Atmospheric Sciences Division

4 Enclosures

FIRE ARCTIC CLOUD WORKING GROUP MEETING

AGENDA

NCAR Foothills Laboratory

Room 1001

Thursday, January 29, 1998

7:30 am	Registration

(Coffee service available)

Opening Session

8:00 am	Welcome	Baumgardner

8:10 am	NASA Update	Curran

8:20 am	FIRE Update	McDougal

8:30 am	NSF Update	Ledbetter

8:40 am	DOE Update	Cress

8:50 am	Goals of Meeting	Randall

SHEBA and ARM Experiments

9:00 am	Report from SHEBA	Moritz

9:15 am	Report from ARM	Zak

Arctic Cloud Experiment

9:30 am	Arctic Cloud Experiment Update	Curry

- Schedule of Operations

9:40 am	Expected Meteorology	Wylie

Mission Operations

9:50 am	Forecasting Plans	Wylie

- Meteorology Products/Modeling Progs/Trajectories/Sea Ice Images

10:00 am	BREAK

10:20 am	Flight Plans	Curry

- Sample Flight Plans

- Satisfaction of Surface, Satellite, and Modeling Measurement Needs

11:15 am	Mission Planning Procedures	Curry

- Mission Planning and Forecast Needs

- Mission Planning Scenario

- Mission Day/Non-Mission Day Schedules

- Communications To/From Off-Site Participants

- Need for Simulated Experiment?

Thursday, January 29, 1998

Continued

12:00 pm	LUNCH

1:00 pm	Review of Operations Plan	Raper/Curry

- What Is Missing

- Who Will Supply It

Working Groups

1:45 pm	Goals of Working Groups	Curry

- Review/Final Modifications to Operations Plan

1:50 pm	Parallel WG Sessions:	WG Co-Chairs:

[Review of Operations Plan/Platforms/Instruments/Sampling Strategies/ Data-To-Be-Acquired/Data Needs/...]

Surface Operations	Uttal/Zak/Fairall

Aircraft Operations	Curry/Spinhirne

Satellite Operations	Rossow/Minnis

Modeling Operations	Bretherton/Randall

3:30 pm	Break service set up

Plenary Session

3:50 pm	Coordination of Airborne Operations Around SHEBA Ice Station	Uttal

(All aircraft lead scientists, managers, and pilots; tethered balloon operators)

WG Reports

[Modifications to Operations Plan/Data-To-Be-Acquired/Data Needs/ Response to Other WGÕs Data Needs/...]

4:20 pm	Modeling Operations	Bretherton/Randall

4:30 pm	Satellite Operations	Rossow/Minnis

4:40 pm	Surface Operations	Uttal/Zak/Fairall

4:50 pm	Aircraft Operations	Curry/Spinhirne

5:00 pm	Logistics	McDougal/Raper

- Office Assignments

- Communications (Telephones/LAN/WAN, etc.)

- Lodging

- Additional Logistical and Infrastructure Needs

6:00 pm	ADJOURN

Friday, January 30, 1998

7:30 am	Coffee service available

Data Management Working Group Report

8:00 am	Data Management Working Group Overview	McDougal

Data-To-Be-Archived:

8:10 am	- Aircraft-Remote	Spinhirne

8:20 am	- Aircraft-In Situ	Isaac

9:30 am	- Surface-Active	Uttal

8:40 am	- Surface-Passive	Pilewskie

8:50 am	- Satellite	Minnis

9:00 am	- Modeling	Bretherton

9:10 am	LaRC DAAC	Olson

9:25 am	Report on Microphysics Quality Assurance	Gerber/Radke

9:40 am	Report on Radiation Calibration	Rossow/Pilewskie

9:55 am	BREAK

Integration Task Team Reports

[Plan for Completing Tasks]

10:15 am	Surface-Based Sensors	Uttal/Kreuger

10:30 am	Satellite Remote Sensing	Wielicki/King

10:45 am	Cloud Effects	Rossow/Pilewskie

11:00 am	Modeling	Bretherton/Curry

Closing Session

11:15 am	Upcoming Meetings/Post-Experiment Plans	Randall/Curry

11:25 am	Action Items: Inputs to Operations Plan	Raper

11:40 am	Action Items: Others	McDougal

11:50 am	Closing Remarks	Curran

12:00 pm	ALMOST END OF MEETING

12:00 pm	LUNCH

Informal Session

1:00 pm	Inputs to Operations Plan	Raper/Curry

- Collection of Inputs

- Discussion of Issues

4:00 pm	REAL END OF MEETING

FIRE Arctic Working Group Meeting

NCAR Foothills Laboratory

Boulder, Colorado

January 29 -30, 1998

Attendees

Name	Organization

Jim Barrilleaux	NASA DFRC

Darrel Baumgardner	NCAR

Henry Boynton	NCAR

Chris Bretherton	University of Washington

Roy Chesson	SAIC NASA LaRC

Joey Comiso	NASA GSFC

Bill Cotton	Colorado State University

Ted Cress	Battelle Pacific Northwest Laboratory

Bob Curran	NASA HQ

Judy Curry	University of Colorado

Stephan de Roode	University of Utrecht

Wynn Eberhard	NOAA/ETL

Jennifer Francis	Rutgers University

Herman Gerber	Gerber Scientific Inc.

Ismail Gultepe	AES-Canada

Judy Hagerty	University of Colorado (student)

Erika Harper	SAIC NASA LaRC

Andy Heymsfield	NCAR

Peter Hobbs	University of Washington

Robbie Hood	NASA MSFC

Jim Hudson	Desert Research Institute

George Isaac	AES-Canada

Tara Jensen	SPEC, Inc.

Michael King	NASA GSFC

Yefim Kogan	University of Oklahoma

Steve Krueger	University of Utah

Krista Laursen	NCAR

Paul Lawson	SPEC, Inc.

Don Lenschow	NCAR

Roger Marchand	Penn State University

David McDougal	NASA LaRC

Pat Minnis	NASA LaRC

James Moore	UCAR

Dick Moritz	University of Washington

Louis Nguyen	AS&M NASA LaRC

FIRE Arctic Working Group Meeting

January 29 -30, 1998

Attendees

(continued)

Name	Organization

Takeshi Ohtake	Geophysical Institute (Retired)

John Olson	CSC NASA LaRC

Peter Pilewskie	NASA ARC

David Randall	Colorado State University

Jim Raper	NASA LaRC

Randy Reynolds	NASA DFRC

David Rogers	Colorado State University

Bill Rossow	NASA GISS

Bill Smith, Jr.	AS&M NASA LaRC

James Spinhirne	NASA GSFC

David Starr	NASA GSFC

Si-Chee Tsay	NASA GSFC

Mark Tschudi	University of Colorado

Taneil Uttal	NOAA

Francisco Valero	Scripps Institute of Oceanography

James Wang	NASA GSFC

Qing Wang	Naval Postgraduate School

Shouping Wang	University Space Research Association

Bruce Wielicki	NASA LaRC

Don Wylie	University of Wisconsin - Madison

Bernard Zak	Sandia National Laboratory

FIRE ARCTIC CLOUD EXPERIMENT

DATA MANAGEMENT WORKING GROUP MEETING

AGENDA

NCAR Foothills Laboratory, Room 1001

Boulder, Colorado

January 28, 1998

8:30 am	Introduction	Curry

8:40 am	Objectives of Meeting	Raper

8:50 am	FIRE Data Archive - LaRC DAAC	Olson

Instruments, Data Parameters, and Data Categories:

9:20 am	Surface - Active	Uttal

9:50 am	Surface - Passive	Pilewskie

10:20 am	BREAK

10:50 am	Aircraft - Remote	Spinhirne

11:20 am	Aircraft - In Situ	Isaac

12:00 pm	LUNCH

1:30 pm	Satellite	Minnis

2:00 pm	Modeling	Bretherton

2:30 pm	SHEBA	Moore

2:50 pm	BREAK

3:10 pm	ARM	Zak

3:30 pm	Radiation Calibration	Rossow

3:50 pm	Microphysics QA	Gerber

4:10 pm	Data Management Schedule	Raper

4:40 pm	Action Items	McDougal

4:50 pm	Closing Remarks	Curry

5:00 pm	ADJOURN
	CASH BAR RECEPTION IN CAFETERIA ATRIUM

7:30 pm	Group Meeting, if required

FIRE Arctic

Data Management Working Group Meeting

NCAR Foothills Laboratory

Boulder, Colorado

January 28, 1998

Attendees

Name	Organization

Chris Bretherton	University of Washington

Roy Chesson	SAIC NASA LaRC

Judy Curry	University of Colorado

Stephan de Roode	University of Utrecht

Herman Gerber	Gerber Scientific Inc.

Ismail Gultepe	AES-Canada

Erika Harper	SAIC NASA LaRC

George Isaac	AES-Canada

Tara Jensen	SPEC, Inc.

David McDougal	NASA LaRC

James Moore	UCAR

Dick Moritz	University of Washington

Louis Nguyen	AS&M NASA LaRC

John Olson	CSC NASA LaRC

David Randall	Colorado State University

Jim Raper	NASA LaRC

David Rogers	Colorado State University

Bill Rossow	NASA GISS

Bill Smith, Jr.	AS&M NASA LaRC