NWS Science and Technology Infusion Plan (STIP)

Observations Integrated Planning Team (ObsIPT)

Updated: July 8, 2002

Team Vision: Enable NOAA to met or exceed its Government Performance and Results Act (GPRA), mandates, and high priority Strategic Plan goals through 2012.

Mission: The Observations Integrated Planning Team (ObsIPT) develop a cross-NOAA Line Office (LO) Science and Technology Infusion Plan (STIP) to meet specific NOAA service and product requirements by September 7, 2002.

Scope of Authority and Limitations:

Key Deliverables

1.  Inventory NOAA environmental observing capabilities supporting NOAA services, to include:

- current and future programmed initiatives (ie, those (threshold( programs that have base funding) through 2012;

- determine what the stage of program development: R&D, Development, OT&E, Deployment

- characterize individual observing system performance metrics (resolution (x, y, z, t), precision, accuracy, domain)

- estimate rough order of magnitude (ROM) daily data volume for each data class

- estimate required user assess to data (ex. NCEP, TOC, WFOs, RFCs)

2.  Inventory leveraged* non-NOAA (ex. NLDN, FAA TDWR) observing systems programmed for access by the NWS for which integration costs are programmed within the NWS base.

3.  Summarize key observing system capabilities in the form of (role-ups( for the following sub categories: marine, soil properties, boundary layer, middle, and upper troposphere, stratosphere, and above stratosphere.  Spatially sort role-up observing system capabilities into the following domains:  CONUS terrestrial, CONUS marine (within 200NM), non-CONUS terrestrial, non-CONUS marine, exceptions areas (ex. TAO array domain)

4.  Match current and planned capabilities to service geo-physical parameter needs (TBD) to observing system roll-up performance characteristics

-- Identify observing system gaps relative to current and anticipated service needs (ex. congressional and legal mandates, WMO agreements, and GPRA goals)

5.  Identify potential (objective( (targets of opportunity) observing systems (NOAA and non-NOAA) that could enhance the national integrated observing system that currently are not in base budget that will likely address observing system gaps through 2007 and beyond and support GPRA goal attainment through 2012; include ROM cost or implementation and observing system impact if available.

6.  Where observing system capabilities are not well known relative to current and future service needs, propose areas for basic and applied observing system research needed to explore opportunities for expansion of the national integrated observing system.

7.  Provide an executive summary for the Science and Technology Infusion Plan (STIP) which focuses on the integrated observing system vision, needs, and roadmap.  Summary will include expected impact from deployment of observing systems upon the integrated observing system and to service performance measures.

Team Termination Date:  October 2002

Success Criteria:

STIP Observing System Section approved by NWS Corporate Board on October

7, 2002

Observations Integrated Planning Team (ObsIPT) Membership:

| Primary Members | Phone | Email | Focus Area |
| --- | --- | --- | --- |
| NWS/OST - Dave Helms (Lead) | (301) 713-3557 x193 | david.helms@noaa.gov | Overall Coordination, STIP Summary |
| NWS /OCWWS - Tim Ross | (301) 713-1792 x114 | Tim.Ross@noaa.gov | In-situ Observing Systems, including ASOS, Radiosonde, DOT, EPA, USDA, DoD, State/Regional |
| NESDIS/OSD - Pam Taylor | (301) 457-5210 x118 | Pamela.Taylor@noaa.gov | Atmospheric Remote Sensing Systems, STIP Summary |
| NESDIS – Eric Bayler | (301) 763-8102 x102 | Eric.Bayler@noaa.gov | Marine and Land Surface Remote Sensing Systems |
| NESDIS - Mitch Goldberg | (301) 763-8136 x125 | Mitch.Goldberg@noaa.gov | Upper Atmosphere/Space Remote Sensing Systems |
| OAR/ETL - Bill Neff | (303) 497-6265 | William.Neff@noaa.gov | Adaptive Obs Systems, STIP Summary |
| OAR/FSL - Tom Schlatter | (303) 497-6938 | Tom.Schlatter@noaa.gov | Active Remote Sensed - GPS, Profilers, STIP Summary |
| NOS - Mike Szabados | (301) 713-2981 x126 | Mike.Szabados@noaa.gov | Marine – In-situ (NWLON, PORTS, TAO) |
| NWS/OHD – John Bradley | (301) 713-0006 x107 | John.Bradley@noaa.gov | Hydro – USGS, ACE, BLM |
| NWS/OST - Bob Saffle | (301) 713-1975 x107 | Robert.Saffle@noaa.gov | Active Observing Systems – Radar |
| Adjunct Members |
| NWS/NCEP/EMC - Naomi Surgi | (301) 763-8000 x7285 | Naomi.Surgi@noaa.gov | Tropical – Adaptive |
| NWS/NDBC - Dave Gilhousen | (228) 688-2840 | Dave.Gilhousen@noaa.gov | Marine – Fixed, CMAN Drifters Obs |
| NWS/OST - Will Fellows | (301) 713-3391 x143 | William.Fellows@noaa.gov | Electro-static – Lightning |
| OAR/ARL – TBD |  |  | Air Chemistry, PM |
| NWS(QSS) - Jim Giraytys | (540) 722-4633 | giraytys@shentel.net | Technical Support, STIP Summary |
| NASA/NSSTC - Steve Goodman | (256) 961-7891 | Steve.Goodman@msfc.nasa.gov | Satellite and Lightning |
| NWS/NCEP/CPC – TBD |  |  |  |
| NWS/OCWWS – Jim Heil | (301 )713-0463 x172 | James.Heil@noaa.gov | Satellite Requirements |
| NWS/OCWWS – John Simensky | (301) 713-0463 x150 | John.Simensky@noaa.gov | Radar Requirements |

Primary Member:  Responsible to actively participate in meeting, deliver their specific observing system inventory information, meet deadlines, and assist with development, editing, and delivery of the STIP Observing System section.

Adjunct Member:  Review and critique STIP ObsIPT deliverables.

Timeline:

- STIP ObsIPT Kickoff				7/11

- Inventory threshold observations		7/23

- Outline obs executive summary		7/30

- Observation Roll-up Obs Capabilities	8/6

- Summary of “objective” observations	8/13

- Match capabilities to service needs		8/20 (travel for Boulder people)

- Finalize STIP Obs Plan			8/27

- Draft STIP to Jack Hayes			9/5

- Joint NWS/OAR Review			Week of 9/23

- NWS Corporate Board			Week of 10/7

References:

- NWS Government Performance and Results Act (GPRA) Performance Measures

http://www.nws.noaa.gov/corporate-board-information/25Feb02/nwsgpra.pdf

- NWS CB Approved Performance Measures:  http://205.156.54.206/ost/spbindex.htm

- Observing System Mandates

- need to be gathered

- NWS Strategic Plan:  http://www.nws.noaa.gov/sp/strplan.htm

- NWS Strategic Plan Implementation Guide (SPIG)

- NWS Research and Development Needs Document

- Observing System Product Improvement Plans (PIP)

- NWS: Radar, Radiosonde, ASOS, COOP, CMAN, BUOY, SHIP,VOS http://www.nws.noaa.gov/cfo/budget_formulation_program_analysis/program_planning.htm

- NESDIS: GOES, POES, NPOESS, GOES R+

- NOS: NWLON, PORTS

- OMAO: Adaptive Obs

- OAR: GPS, GAINS, Dual Polarization Radar, Phased Array, Adaptive Obs

- Other:

NASA: EOS, etc., include International Government Data with Data Exchange Agreements

USGS: RAWS/DCP

DOT: TDWR, RWIS/ITS, MDCRS

EPA: AIRMON, AIRNOW, CASTNET, NADP, IMPROVE, SURFRAD

NSF: NERR, LTER

USDA: ARS

DoD:  DTRA, Army Test Facilities

Private Sector: Global Atmospheric Inc (NLDN)

Regional and Local Government data

- NOAA Consolidated Observing Requirements List (CORL)

- Global Ocean Observation System (GOOS)

- Global Climate Observing System (GCOS)

- Global Terrestrial Observing System (GTOS)

- Committee on Earth Observation Satellites (CEOS)

- Global Terrestrial Observing System (GTOS)