REPORT TITLE:  Beaufort Sea Basin Petroleum Development Scenarios for the Federal Outer Continental Shelf.  Interim Report.

STUDY TITLE:  Beaufort Sea Basin Petroleum Development Scenarios for the Federal Outer Continental Shelf, Interim Report (TR-03).

CONTRACT NUMBER(S): BLM: CT6-61; MMS: 14-12-0001-29002

SPONSORING OCS REGION: Alaska.

APPLICABLE PLANNING AREA(S): Beaufort Sea.

FISCAL YEAR(S) OF PROJECT FUNDING: 1976.

COMPLETION DATE OF REPORT: December 1977.

COST(S): FY 1976: $126,636; CUMULATIVE PROJECT COST: $126,636.

PROJECT MANAGER(S): R. Schmidt.

AFFILIATION: Peat, Marwick, Mitchell & Company.

ADDRESS: 601 West 5th Avenue, Anchorage, Alaska 99501.

PRINCIPAL INVESTIGATOR(S)*: R. Schmidt.

KEY WORDS: Beaufort Sea; Alaska; development scenarios; lease sale; exploratory drilling; pipeline; oil spill; impacts; Barter Island; Point Barrow; Camden Bay; Prudhoe Bay; Alaska Region.

ACCESS NUMBER: 29002

BACKGROUND: In order to analyze socioeconomic and environmental impacts associated with Beaufort Sea petroleum exploration, development, and production, it is necessary to make reasonable and representative predictions concerning the nature of that potential development.  Of particular interest to socioeconomic studies are manpower, equipment, and material requirements, and scheduling of petroleum development.  This report was the third of six similar efforts comprising the first year of the Alaska Outer Continental Shelf (OCS) Socioeconomic Studies Program, a multi-year research effort which attempts to predict and evaluate the effects of Alaska OCS petroleum development upon the unique physical, social, and economic environments within the State.

OBJECTIVES: (1) To analyze fifteen development scenario combinations using several technical, developmental, and operations assumptions; and (2) To select four scenarios for more detailed analysis on the basis of broad geographical and reserve level representation, economic feasibility, and potential for impact.

DESCRIPTION: Petroleum development scenarios formulated under the present analysis encompassed the area between Barter Island and Point Barrow and extending seaward from the 3-mi limit to the 20-m isobath.  The discovery of oil and gas in any one of three offshore locations within the confines of the proposed Beaufort Sea Federal OCS lease sale was postulated.  Five levels of discovered reserves for each location were evaluated for their economic feasibility under different economic assumptions, followed by a parametric analysis of required market prices to meet alternate financial objectives.  During the parametric analysis, the following variables were utilized: reserve size; location of discovery; level of investment; tax status; desired rate of return; and the tariffs of the transportation systems used to transport oil and gas.  Four scenarios were then selected for more detailed analysis on the basis of broad geographical and reserve level representation, economic feasibility, and potential for physical and social impacts.  The petroleum development scenarios drew upon U.S. Geological Survey (USGS) estimates of the level of petroleum resources in the Beaufort Sea area, ranging from a low level of resources (with 95% probability of occurrence) to a very high level (with only a 2% probability of occurrence).  The scenarios generated were designed to explore the full range of potential oil development activities and reflected the practical economic constraints and physical characteristics of petroleum activities appropriate to the area.  For the purposes of this study, oil deposits were arbitrarily distributed into three geographic concentrations of 60, 30, and 10% of the total reserves.  As such, each concentration, or cluster of fields, was presumed to have an equal chance of discovery in any one of three general locations, corresponding to the eastern, central, and western Alaska Beaufort Sea lease area within the vicinity of Point Barrow, Prudhoe Bay, and Camden Bay, respectively.

SIGNIFICANT CONCLUSIONS: The Beaufort Sea environment presents several significant constraints to petroleum exploration and development, the foremost of which is sea ice and its movement.  Selection of offshore structures in the Beaufort Sea OCS lease sale area will depend upon such factors as environmental constraints, the stage of petroleum development (e.g., exploration, development, production), available technology, logistics, costs, environmental legislation, and resource availability.  Five levels of discovered reserves for each of three locations (offshore of Smith, Prudhoe, and Camden Bays) were evaluated for their economic feasibility under different economic assumptions.

STUDY RESULTS: Physical and environmental conditions that may present constraints to offshore petroleum development include sea ice, subsea permafrost, bathymetry, waves and storm surges, and climatic extremes.  Foremost of these is sea ice and its movement.  A short, ice-free (or open water) season limits time during which conventional drilling structures and service vessels can operate.  Offshore platforms and subsea pipelines will have to be protected from the stresses of moving ice.  The significance of Beaufort Sea bathymetry to petroleum development is that the characteristically broad expanses of shallow water favor the utilization of man-made islands, and does not favor the utilization of semi-submersible drilling rigs or concrete production platforms.  Waves and storm surges are particularly important with respect to the design of artificial islands.  Offshore drilling structures and technology that may be available in the Beaufort Sea OCS lease sale area include artificial islands, reinforced ice platforms, ballasted barges, ice strengthened drillships, and gravity structures.  Selection of offshore structure type will depend upon such factors as environmental constraints, the stage of petroleum development (e.g., exploration, production), technology available, logistics, costs, environmental legislation, and resource availability.  Other technology options include land-based directional drilling, and offshore tunneling and chamber systems.  The 15 scenarios evaluated were comprised of a number of components, each of which was linked to the others.  Ultimate recovery of the reserves occurred at the point where the operating costs exceeded the value of the oil produced.  The assumed recovery schedule indicated that oil production will rise to a maximum flow rate by the beginning of the second year and will remain at that level for six years, after which it will fall off exponentially.  Given the hypothetical discovery sites, most exploratory drilling will take place within the land-fast ice zone on temporary islands constructed of gravel, sand, reinforced soil, or ice, as well as from drillships and mobile rigs which will remain inoperative, or frozen in, during the winter.  The required year-round base charge payment will adversely affect the economics of their use.  Offshore wells will be directionally drilled to an average depth of 3,050 m and will incorporate a thermocasing string in order to maintain the integrity of the well hole.  Location of the petroleum fluids processing facilities was presumed to be on the production platforms.  Offshore platforms are to be connected to the shore by pipelines which pass through the fast ice zone, and are to be buried within trenches deep enough to afford protection from ice scour.  Onshore, hot oil pipelines will probably be run above ground except in areas with stable soils and at major river crossings.  Probabilities of oil spills were developed for three separate activities and included platform blowouts, platform spills, and pipeline spills.  The probability of a well blowout resulting in oil release during Beaufort Sea drilling operations was projected as 0.01% per well, based upon Canadian studies.  Empirical evidence from Gulf of Mexico experience was utilized to predict the occurrence of platform spills, indicating an occurrence rate of 0.0175 spills per year per platform, averaging 2,500 bbl each loss.  Further, of these spills, 75% were predicted to occur with accidents (fire or injury).  Potential for pipeline spills (leaks) were deemed much more likely onshore than offshore.  Three major economic concepts were employed throughout the analysis: all unit costs and prices are stated in terms of 1975-1976 dollars; comparisons regarding economic feasibility are all referenced to a single point in time (i.e., start of production); and many of the variables are not fixed uniquely by assumption, but rather are given a range of values.  Exploration costs are limited to three major cost components: purchase of offshore tracts; construction of exploratory platforms; and drilling of exploratory wells.  Transportation costs are divided into oil transport costs, consisting of pipeline tariff and tanker costs, and gas transport costs.  Assuming 3.5 billion barrel [Bbbl], 2.3 Bbbl, and 1.4 Bbbl oil reserves, the central region consistently delivered oil and gas at higher percent returns than eastern and western regions.  In the detailed analysis, the first scenario corresponded to low-level estimates of reserves and entailed concurrent exploration offshore from Smith, Prudhoe, and Camden Bays, with insufficient resources to justify either oil or gas development.  The exploration phase covered a period of only four years, resulting in discouraging results and subsequent termination.  The western region included 12 tracts, approximately 60 miles east of Barrow and 140 miles west of Prudhoe Bay.  The central region encompassed seven tracts, approximately 25 miles from the trans-Alaska pipeline terminus.  The eastern exploration region was located offshore from the Arctic National Wildlife Range in Camden Bay, approximately 90 miles east of Prudhoe Bay.  The second scenario corresponded to the most likely estimate of recoverable reserves and was located in the Prudhoe Bay area.  Based on the projections, exploration lasted for five years and development of the field required an additional 5 years.  Oil production commenced in the tenth year and very quickly reached a maximum annual oil output of 70 million bbl.  Gas production began in year 12 with an annual output in excess of 100 billion cubic feet (Bcf).  Although the flow rates of gas remained stable, the oil output began to decline rapidly after the sixteenth year.  Operations were shut down during the thirtieth year.  The third scenario evaluated corresponded to high level estimates of reserves in the eastern Beaufort Sea OCS area.  Based on the projections, an estimated 2.3 Bbbl oil and 5.8 trillion cubic feet (Tcf) of gas were discovered offshore from Camden Bay.  Exploratory and development phases involved two sequential five-year periods following the lease sale.  Production began in the eleventh year and continued during the next six years, at which time unit costs began to exceed unit revenues and the operations were discontinued.  Gas production began in the thirteenth year, remained stable over the 20-year production period at roughly 300 Bcf per year.  The fourth scenario corresponded to the two percent probability level (i.e., the "bonanza" level scenario) wherein the discovery encompassed 3.5 Bbbl of oil and 8.8 Tcf of gas offshore from Smith Bay in the western Beaufort region.  Based on the projections, the exploration phase lasted for five years and was followed by an intensive five-year period of field development.  By the twelfth year, oil was delivered at an annual rate of 350 million bbl.  Gas production began a year later at a steady annual rate of 450 Bcf.  By the eighteenth year, oil production started to decline and operations were terminated during the thirtieth year.  Manpower requirements in the four scenarios follow very similar patterns from the time of lease award to the start of production.  The level of manpower moved through two distinct cycles, corresponding to the phases of exploration and field development.  The peak of the development cycle was significantly larger than that of the exploratory cycle, primarily as a result of the large amounts of labor required for pipeline installation during field development.  During the exploration phase, total manpower requirements were directly related to the number of tracts explored, whereas during the development phase, requirements are directly related to the number of production wells drilled and miles of pipeline laid.

STUDY PRODUCT(S): Peat, Marwick, Mitchell & Company, URSA, Crittenden, Cassetta, Cannon/Hellmuth, Obata & Kassabaum, Inc., and Dames & Moore.  1977.  Beaufort Sea Basin Petroleum Development Scenarios for the Federal Outer Continental Shelf.  Interim Report.  An interim report for the U.S. Department of the Interior, Bureau of Land Management  Alaska OCS Office, Anchorage, AK.  Social and Economic Studies Program Technical Report No. 3.  Contract No. 14-12-0001-29002.  xxxii + 388 pp.

*P.I.'s affiliation may be different than that listed for Project Manager(s).