A Plan to Develop Inertial Fusion Energy

J.D. Lindl, W.R. Meier, S. A. Payne – Lawrence Livermore National Lab

J.D. Sethian, S. P. Obenschain – U.S. Naval Research Lab

B.G. Logan, Lawrence Berkeley National Lab

E.M. Campbell, J.P. Dahlburg – Genral Atomics

C.L. Olson, M.K. Matzen, Sandia National Lab

September 27 , 2002

I.  Introduction

Fusion powers the sun and the stars.  If fusion could be harnessed on earth, the power plant would have a virtually unlimited supply of fuel (Every barrel of sea-water contains a few grams of fusion fuel with the energy equivalent of over 300 barrels of oil). Fusion would produce no chemical pollution or greenhouse gases, and it would be inherently safe (the fuel can neither “blow up” or “melt down”). With a successful materials development program, fusion chambers can be designed whose radioactivity would be minimal in volume, toxicity, and life time so that there would be no need for massive geological repositories. A fusion power plant could also produce hydrogen for its many uses including petrochemicals and fuel cell powered transportation, thus reducing our dependence on foreign oil.  In short, fusion would give the world a clean, environmentally attractive, universally available source of energy for the numerous applications of central power production for the indefinite future.

Sufficient scientific and technical progress has been made in fusion research that a plan can be confidently formulated to deliver fusion power to the electric grid in 35 years or less.    The plan here addresses the development path for Inertial Fusion Energy (IFE), in which repetitive pulses of energy rapidly compress and heat a small target containing the fusion fuel. An alternative approach, called Magnetic Fusion Energy (MFE), uses magnetic fields to continuously confine and heat the fusion fuel. Plans for the development of magnetic fusion energy will be presented in a companion document.  IFE and MFE have different strengths as well as scientific and engineering challenges.   Developing these two approaches together will provide a robust approach and is a strategic impearative that substantially increases the chance for successful development of economically competitive fusion energy.

A focused and appropriately funded program in inertial fusion energy could field an engineering test facility (ETF) within 20 years. An ETF would provide an integrated test platform and develop the final scientific, materials and engineering concepts prior to building a demonstration power plant for the commercial application.  In some configurations the ETF itself could be used to demonstrate fusion power production after completing its research tasks.

This plan leverages the major investment of the National Nuclear Security Administration (NNSA) in developing the fundamental science of inertial confinement fusion (ICF) as part of the US Stockpile Stewardship Program. The goal of ICF research in NNSA is controlled laboratory implosion of fusionable material to a condition of ignition and propagating burn – a key scientific issue regarding the feasibility of IFE. The enery input for this objective is comparable to that envisioned for an IFE power plant. The further goal of IFE research is economic production of safe, reliable energy from the ICF process in quantities suitable for practical commercial application.

As a result of the NNSA investment, the inertial fusion community in the United States is well and uniquely poised to meet this challenge of achieving fusion energy.  There is already a large, robust, balanced theory and experiments program that supports the scientific feasibility for inertial fusion. The National Ignition Facility (NIF), an NNSA facility scheduled for completion in 2008, is tasked with achieving thermonuclear ignition with laser compressed targets.  This is the scientific equivalent of the “burning plasma” facilities being proposed for the MFE community.  Another large pulsed-power z-pinch device at Sandia National Laboratory has been extraordinarily successful in producing large quantities of x-rays to drive capsule implosions.  If scaled to a larger device these x-rays, could, in theory, compress targets that ignite. In addition, the US is the world leader in all the most promising pulsed energy sources, or “driver technologies” needed to progress from the present research facilities to power plants. The drivers include: krypton-fluoride lasers, diode pumped solid-state lasers, the induction linac for heavy ion acceleration, and repetitive pulsed power technologies for z-pinch drivers.

The ICF  community has had long term experience integrating large scale experiments where one must simultaneously deal with matching precise target, experiment and driver requirements.    This “systems approach” has since been adapted to the more demanding requirements for inertial fusion energy.  The IFE community has developed integrated complementary plans for the staged development of inertial fusion science, as well as the driver, target and power plant technologies.

There are three main concepts for Inertial Fusion Energy  based on ion beams, lasers or repetitive pulsed power.  All three hold great promise for an attractive power plant, but all three must also resolve significant technical challenges.  Thus it is premature and unwise to down- select an approach at this time, and a balanced program is required.  Each concept is on its own development path with three distinct phases:  Phase I) basic science and technology development, Phase II) full scale technology development, and Phase III) an integrated engineering test facility (ETF) which would demonstrate that the concept can generate repetitive fusion power.   Specific goals and milestones must be met before advancing from one phase to the next.  Each phase represents increasing confidence, decreasing technical risk, and increasing cost.   The ETF program, with proper funding, could start within 10-15 years.

In addition to the three main approaches, inertial fusion also includes less developed, high risk but high pay-off concepts, such as the Fast Ignition target concept discussed below, that deserve exploration. The modularity and flexibility of inertial fusion would in principle enable such advanced features to be added at minimal cost to the mainline approaches.

In order to implement this Inertial Fusion Energy Development plan, there needs to be both a proper management structure in the Department of Energy and sufficient resources.

- Management structure: Although  NNSA’s investment in ICF has precipitated enormous US progress in the design of the targets and drivers,  NNSA has not yet embraced an energy mission.  Thus the R&D needed for key power plant issues are unsupported.   The Office of Fusion Energy Science (OFES), while supporting some IFE work, has directed the majority of its resources and management focus on MFE sciences.   As a result, the inertial fusion energy community’s pursuit of a coherent, energy-oriented program is hindered by the lack of “ownership” on the part of DOE.   This could be solved with an organization which embraces Inertial Fusion Energy as a central goal.

- Resources: While a detailed budget is outside the scope of this document, an IFE development plan with the goal of putting electricity on the grid in less than 35 years will cost about $100 M per year in the early stages, and about $200 M per year as some of the more advanced concepts enter Phase II. The ETF will be a multi- billion dollar class nuclear facility and it is anticipated that only the most promising concept will be carried to this phase.

II. Overview of Inertial Fusion Energy

An IFE power plant will produce energy by focusing intense short bursts of laser light, charged particles, or x-rays onto a small target containing fusion fuel.   In current targets the fuel contains a frozen mixture of deuterium and tritium, which are both isotopes of hydrogen.  (Deuterium comes from sea-water. Tritium is created when neutrons from the fusion reaction interact with lithium, which is a plentiful element in the earth’s crust and in sea water.)  The intense energy from the driver compresses the fuel to fusion conditions for density and temperature, whereupon it ignites with a burst of fusion reactions releasing much more energy than was invested. The power plant of the future will consist of a “fusion core” and the “balance of plant”. Depending on its purpose, this balance of plant could, for example, be a power conversion unit to produce electricity, or a hydrogen production plant.  The fusion heart of the power plant will have several important systems:

1. 	The fusion targets containing the fuel.

2. 	A factory designed to fabricate millions of targets per year.

3. 	A chamber approximately 6 meters or more in diameter to capture the energy produced by the fusion pulses.

4. 	A system to inject or place the targets into the chamber.

5. 	A driver to produce the ions, laser or x-ray energy needed for ignition.

6. 	A focusing or concentration system to deliver the driver energy to the target.

There are several advantages to Inertial Fusion Energy:

- The systems are spatially separated.  For example the driver and target factory are many meters away from the chamber and can be isolated and protected from the fusion energy release.

- The systems are modular and to a large part independent.  Thus the phenomena that control target energy gain, chamber repetition rate, and power plant reliability can be studied independently. This significantly lowers development costs.  More importantly, it allows economical upgrades in a working power plant.

- Inertial fusion energy does not require the construction of an additional “burning plasma experiment” to establish the basic scientific feasibility.  IFE can obtain the needed scientific data on burning plasmas from the National Ignition Facility (NIF) currently under construction at Lawrence Livermore National Laboratory. Also, IFE is currently obtaining essential physics data on a wide variety of target concepts from existing NNSA facilities such as Z, Omega, and Nike, and a number of foreign facilities. This data along with data from the NIF will provide the scientific basis for  the targets needed for IFE.

In 1990 the Fusion Policy Advisory Committee recommended that inertial fusion energy (IFE) and magnetic fusion energy (MFE) be developed in parallel. The Fusion Energy Sciences Advisory Committee, following the 1999 Snowmass Workshop, reaffirmed this policy and recommended funding levels for both approaches.  Similar recommendations were made by the Secretary of Energy Advisory Board in 1999.

III. Approaches to Inertial Fusion Energy

There are many different types of targets, several types of chambers, and several types of drivers and systems to deliver the driver energy to the target. To some extent these systems or components are independent so there are many possible combinations. This independence allows modular, cost-effective research on key issues with synergy among the integrated concepts.   However the various combinations of drivers, targets, and chambers must work together in a power plant, and not all combinations are equally compatible or self-consistent.   Consequently each of the three main approaches puts most of its effort into the combination that currently appears to be most attractive from a physics, engineering, and economic perspective.  These are listed in the following table:

Table I: Main Approaches to Inertial Fusion Energy

| Driver | Target | Chamber |
| --- | --- | --- |
| Lasers- Krypton Fluoride (KrF), or Diode Pumped Solid State (DPPSL) | Direct Drive | Dry Wall |
| Heavy Ion Beams | Indirect Drive | Thick Liquid Wall |
| Z-pinches (X-rays) | Indirect Drive | Thick Liquid Wall |

The drivers are expected to be the single most expensive part of the power plant. There are substantial research programs in heavy ion accelerators, krypton fluoride lasers (KrF), and diode pumped solid state lasers (DPSSLs).  The heavy ion fusion program is currently funded through the Office of Fusion Energy Sciences (OFES) and the laser programs are funded through NNSA as a result of Congressional initiatives. There is a small concept exploration programs on z-pinches, which builds on the large z-pinch program supported by the NNSA for defense purposes.

In all IFE targets the fusion fuel is compressed before it is ignited. There are two broad methods of compression and two methods of ignition. The fuel is compressed either through an implosion driven directly by the driver beams (direct drive) or by converting the driver energy to x rays that then drive the implosion (indirect drive).  The two classes of ignition are hot-spot ignition and fast ignition.

In hot-spot ignition, the implosion both compresses and heats a hot spot in the center of the fuel.  This spot ignites and subsequently burns the rest of the fuel. These target designs are the most mature.

In fast ignition, the target is compressed by one driver, and a spark is ignited by a separate, very high intensity source such as a short pulse laser. Fast Ignition could be used with any of the main driver concepts.  There is broad international interest in fast ignition because it could lead to higher fusion gain with a smaller driver.  But it is a less well developed approach, and there are important technical uncertainties.

Chambers also fall into a number of general types. They are classed by how the first wall of the chamber is exposed to the blast from the target.  The types currently receiving the most attention are dry-wall chambers and thick liquid wall chambers. The dry wall chambers are the simplest, and would be constructed of advanced materials that can last for an acceptable fraction of the plant life.  These chambers may contain some gas to protect the wall from x-rays, charged particles, and target debris.  In thick liquid wall chambers, a layer of flowing molten material is used to protect the wall from neutrons as well as from x-rays, charged particles, and target debris. If successful, liquid wall chambers can greatly reduce the materials development challenges posed by fusion energy.

It should be pointed out that in all of these approaches, great attention is being paid to the issue of radioactive waste.  Chambers,  blankets, coolants, and targets, are all being designed to  minimize radioactive waste. Systems can be designed which would produce little, if any, high-level waste but the decision of whether to pursue designs which would generate small quantities of high-level waste versus larger quantities of low-level waste must be made in the context of economics, regulatory constraints, and public perception.  A substantial development effort will be required before the required materials will be available

The various combinations in Table I may change as the research evolves.

IV. The Proposed Inertial Fusion Energy Roadmap

The IFE Development plan shown below will address the challenges put forth in the Section V.  The plan has three phases preceding a demonstration power plant.  The IFE community has developed specific milestones that must be met at each level before a concept is ready to advance to the next step.

Phase I:  The first phase is focused on determining the scientific validity and developing the underlying technology for each concept.  This phase is sometimes referred to as “concept exploration” and “proof of principle.”   There are research programs in all areas, including target physics, target fabrication and injection, fusion chambers, and driver physics and technology. The target physics program includes research on the fast ignition approach as well as the main line direct and indirect drive central hot spot ignition approaches.   The two laser driver facilities for Phase I, the Electra krypton fluoride (KrF) laser and the Mercury diode pumped solid-state laser (DPSSL), are under construction and  making excellent progress. The Phase I facility for heavy ion fusion, the Integrated Beam Experiment (IBX), has been designed but not yet been approved.  The z-pinch driven approach is currently being studied but does not yet have official Department of Energy funding. Collaborative research on fast ignition is being carried out largely on facilities in Europe and Japan. However, because of the widespread applicability of short pulse lasers for NNSA missions, the technology for fast ignition is being funded in NNSA through Congressional initiative. There is also a small US research activity, funded by the Office of Fusion Energy Scicnce, that heavily leverages both the NNSA and the European and Japanese efforts.

Phase II: Phase II will bring together the key components to ensure they can work together with the required efficiency, repetition rate and precision.  These facilities will have both full scale and subscale components, as needed for technical validation. Included will be development of low cost, mass produced targets, as well as critical chamber issues. The IFE community refers to these facilities as “Integrated Research Experiments” or IREs.  They are the next major steps in inertial fusion. The IRE facilities are expected to be substantially less expensive than either the magnetic burning plasma experiment or the NIF.   During Phase II it is expected that the NIF will start providing needed data on burning IFE plasmas on a single-shot basis.  However, the NIF glass laser technology cannot operate at high repetition rates and does not have the efficiency or the durability needed for commercial power production. The NIF fusion chamber is not designed to manage the fusion power that would be generated in a fusion power plant.  It is the combination of the NIF target physics plus the IRE driver and other power plant technologies which will provide the fundamental basis for a fusion power plant.

Phase III:  The Engineering Test Facility (ETF) will provide the first demonstration of repetitive fusion power.   The ETF will operate at a fusion power level of 200 to 1000 MW, and would have the capability of generating a net electrical power output of between 100 and 300 MW.  The ETF will provide a test bed for demonstration of all of the IFE plant systems, including tritium breeding and recovery, power conversion,  materials testing and component development.  It would also have operational flexibility. It could run in burst mode tests at high yield and full rep-rate to demonstrate high gain targets and to study chamber response to high yield target emissions.   Long-term testing could be done at lower yield and/or rep-rate in order to keep the heat transfer and conversion costs lower.  The exact specifications of the ETF must await the R&D that will take place in Phases I and II.   Information from the ETF will be used to design a full-scale IFE demonstration power plant (Demo).  It may even be possible to use the ETF driver with new full-scale chamber and plant components in a fusion power Demo.

Figure 1: The IFE Development Path plan proceeds in 3 phases to an Engineering Test Facility (ETF) that would be capable of putting electricity on the grid from inertial fusion

Program Highlights

The realization of Inertial Fusion Energy requires two key ingredients: the capability to ignite fusion fuel and release more energy than was invested, and the capability to reliably repeat this process at high repetition rates while extracting useful energy. There has been major technical progress in both areas in the past few years.

Fusion Ignition

Both NNSA and international research have made major progress toward the goal of achieving fusion ignition. In the United States, the Advanced Strategic Computing Initiative in NNSA has improved the computational tools and increased the computing power, used to design and predict the performance of inertial fusion targets. Target designs for the National Ignition Facility (NIF) have improved in both robustness and predicted yield. As shown below, the NIF experimental program will begin soon after first light with the first 4 beams (a quad), which is currently expected toward the end of FY03. As more beams are added, increasingly complex target experiments will be possible. By the end of FY07, it will be possible to begin high quality symmetry experiments in support of ignition. The full capability of NIF for ignition experiments will be available at the end of FY08. NIF will be capable of testing a variety of ignition target approaches.  NIF will initially be configured for indirect drive, and can be configured for direct drive.  With the development of new technology, it could also be configured for fast ignition. In addition to NIF, over the next decade, critical physics data for ignition physics including fast ignnition will be provided by Omega and Z as well as international facilities.

Figure 2: The National Ignition Facility (NIF) will begin experiments with 4 beams in FY2003 with full scale ignition experiments to start in FY09

Progress in Laser Fusion Energy:

Since 1999, the funding for the Laser IFE approach has been approximately equal to the FESAC recommendations. An integrated program has been fielded that deals with laser, target fabrication, optics, and chamber issues. Both the KrF and DPPSL lasers have made impressive progress in durability, efficiency, and technology. KrF lasers have made important progress in the electron beam diode, pulsed power and in simulation tools, and the DPSSLs have made important progress in manufacturing the needed crystal laser media, the diode power source and the gas cooled amplifier heads.  Directly driven laser targets have also made substantial progress. Three years ago there were serious doubts about the hydrodynamic stability of these targets, but recent calculations indicate that the instability may be substantially reduced by shock heating of the ablator using an appropriate pulse shape. In addition, experiments on Nike have shown that a thin high-Z layer can reduce laser imprint that seeds instability.  Studies show that a laser fusion target can be mass produced for less than $0.16 each, which is well within the economic requirements from power plant studies. There has also been rapid progress in understanding the basic science of dry-wall chambers, target injections systems, and final optics protection for the laser option.  Dry wall chambers have the highest degree of commonality with MFE fusion technology. These chambers can benefit directly from much of the fusion materials development described in the MFE development plan.

The major challenges for the Laser IFE approach are:

- KrF laser efficiency, lifetime, and reliability

- DPPSL laser cost and beam quality

- Target fabrication and Injection

- Development of first wall materials/protection schemes for the fusion chamber

- Durability of final optics

Progress in Heavy Ion Fusion (HIF) Energy

In contrast to lasers, the heavy ion driver program has received substantially less funding than recommended three years ago. The program has dropped almost all accelerator technology development and is concentrating on basic beam science in injectors, transport, and focusing. Three new, modest-scale science experiments have recently begun operations. These three experiments study, separately, the most important issues for accelerator beam dynamics. They include the new Injector Test Stand, designed to study innovative ion sources and multiple beamlet merging; the High Current Experiment, which addresses issues of high current beam transport in the accelerator; and the Neutralized Transport Experiment, which reproduces the phenomena that control beam focusing in HIF chambers. Fully integrated target design calculations are now available with the required gain for energy production, and self consistency with current predictions for driver focusing performance. Separate efforts are addressing HIF chamber and target technologies and integrated system modeling. Scaled hydraulics experiments have identified nozzle designs that can create all of the liquid jets configurations required for thick liquid chambers, including innovative vortex nozzles that can coat the insides of driver beam tubes with thick liquid layers. For heavy-ion fusion there is now a chamber/target/driver point design where the final focus magnets and chamber structures all have predicted life times exceeding 30 years.  The next step in heavy ion drivers is called the Integrated Beam Experiment (IBX). The IBX is part of Phase I of the development and precedes the Integrated Research Experiment. The IBX would integrate key physics issues at moderate beam current and beam energy in an integrated facility, including injection, acceleration, drift compression, and final focus to a small spot in a target chamber. Focusing intense beams in the fusion environment remains the most important issue.

The major challenges for the Heavy Ion approach are:

- Focal spot size under fusion chamber relevant conditions

- Accelerator cost

- Target fabrication

- Demonstration of liquid protection chambers and target material recovery

- Focus magnet lifetime

Progress in Z-Pinch Fusion Energy

Presently, this work is at the Concept Exploration level and is not directly funded by DOE. There is substantial interest in z-pinches, and a US-Russia collaboration on Z-Pinch IFE is being formed.

Excellent progress has been made on z-pinch driven capsule compression experiments on the Z machine at Sandia National Laboratory. High yield target calculations predict yields for z-pinch driven IFE capsules in the range of 0.5-3 GJ.  Z-pinch driver development is proceeding from Z (18 MA of current) to an upgraded machine called ZR (26 MA of current), which will be within a factor of 2-3 in current (4-9 in energy)of the level predicted for high yield.  A Recyclable Transmission Line (RTL) concept for rep-rated power plant operation is being developed.  RTL experiments on Saturn (10 MA of current) have demonstrated the required RTL electrical properties, and a first z-pinch power plant study has produced a scenario for RTL operation.   LTD (Linear Transformer Driver) technology will be developed for the rep-rated pulsed power.  The next steps in z-pinch IFE development includes further experiments on RTL’s, rep-rated pulsed power,  and fusion chamber experiments on shock/containment.

The major challenges for the Z-pinch approach are:

- RTL structural integrity and cumulative amount and recovery of RTL mass as well as manufacturing economical RTL’s

- Activation of the RTL material

- Blast mitigation effects for the first wall of the fusion chamber

- Development of rep-rated pulsed power

- Further development and optimization of the physics basis of z-pinch targets

Progress in Fast Ignition

There is a broad international interest in fast ignition and increased interest by NNSA in producing the driver technology.  Recent target experiments have been encouraging, particularly those on the Gekko XII laser in Japan which demonstrated both compression and substantial heating with a short pulse “ignitor” beam at small scale. The potential advantages of fast ignition, higher gain at lower driver energy, compatibility with all driver options, flexibility in chamber and illumination systems and reduced target fabrication precision, motivate continued research.  But the laser-target interaction is more complex (and less understood) than the other approaches and an integrated model (through burn) of the physics is needed.

The major challenges for fast ignition are:

- Further development of the target physics at ultra-high intensity (1020 W/cm2)

- Development of a long lifetime final focus system compatible with a fusion chamber

- Development of efficient short pulse technology capable of the pulse rates and durability required for IFE.

- Timing and placement of the ignition laser on the compressed target

- Fabrication of fast ignition targets if special features like a “cone focus” are required.

# Objectives and Metrics for Development Phases

Each of the approaches being considered for IFE is at a different stage of development and will progress through these phases at a different time and rate that depends on both  funding and success in meeting the R&D objectives. Some common, top-level metrics needed to proceed to the next development phase (adapted from the 1999 FESAC Knoxville Panel on OFES Program Balance and Priorities meeting) are summarized in the Table II below. In addition to these generic milestones, each approach has specific issues to address and objectives to meet at each phase.

Requirements to Qualify an IRE Resolve key proof-of-principle driver issues (efficiency, reliability, focusability, cost) that are specific to each approach. Adequate gain IFE target designs with 2-D hydrostability for plausible beam non-uniformities. Plausible pathways for target fabrication and injection. A chamber design concept that is self-consistent with target illumination geometry, final focus and beam propagation, chamber clearing, and adequate lifetime.

Requirements to Qualify an ETF Adequate target physics data from NIF and other ICF facilities on implosion symmetry and capsule/fuel layer smoothness. High confidence 3D calculations for IFE targets, validated with data from NIF and other facilities IRE-level confirmation of scaling for ETF driver cost, lifetime at rep-rate, and adequate efficiency. Test injection of prototype ETF targets in simulated fusion chamber environment (could be separate facility). Demonstration of techniques to mass produce low cost IFE targets. Final focus lifetime data for sufficient number of shots under ETF prototypical conditions. Experiments that resolve issues of beams driving ETF targets (e.g., beam balance, symmetry, imprint, filamentation, chamber plasma/gas interaction) Experimentally validated chamber models that show acceptable clearing times; evidence of acceptable chamber materials reliability, coolant chemistry control, and tritium control and recovery.

# Table 2. Requirements to Proceed to IRE and ETF Development Phases

Summary

We have presented a plan to develop Inertial Fusion Energy.  Energy has risen in visibility with the development of the President’s National Energy Policy, as well as with Energy Bills passed in both houses of Congress. All three documents call attention to fusion’s potential:  The fuel for fusion is abundantly available to all nations for thousands of years, the fusion process is intrinsically safe, and the waste from properly designed fusion chambers would be relatively short-lived.  Fusion power plants could be the source of hydrogen for a fuel cell based transportation system that is not dependent on oil.  Climate change has also received considerable public attention, and the predicted timescale for accumulation of CO2 in the atmosphere suggests that attractive clean energy sources such as fusion should be developed aggressively in the next few decades.  These factors, plus the significant technical progress in this field, warrants a broad based effort to  accelerate the development of fusion energy . For IFE this will require adequate resources and a management structure in the Department of Energy which has development of IFE as a  primary objective.