| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
| --- | --- | --- | --- | --- | --- | --- |
| 1/274 Eclipse ## INR PLT ACS TOSS characterization PLT | 2/275 Eclipse ## INR PLT ACS TOSS characterization PLT | 3/276 Eclipse ## INR PLT ACS TOSS characterization PLT GOES10-GOES13 Comm payload RFI | 4/277 Eclipse ## INR PLT ACS TOSS characterization PLT GOES10-GOES13 Comm payload RFI | 5/278 Eclipse ## INR PLT ACS TOSS characterization PLT GOES10-GOES13 Comm payload RFI | 6/279 Eclipse ## INR PLT ACS TOSS characterization PLT GOES10-GOES13 Comm payload RFI | 7/280 Eclipse INR PLT ACS TOSS characterization PLT GOES10-GOES13 Comm payload RFI |
| 8/281 Eclipse ## INR PLT ACS TOSS characterization PLT GOES10-GOES13 Comm payload RFI | 9/282 Eclipse ## INR PLT GOES10-GOES13 Comm/T&C RFI | 10/283 Eclipse ## INR PLT GOES10-GOES13 Comm/T&C RFI EW drift control mnvr review & dry run | 11/284 Eclipse ## INR PLT GOES10-GOES13 Comm/T&C RFI | 12/285 Eclipse ## INR PLT GOES10-GOES13 Comm/T&C RFI EW drift control mnvr @ 2027z INR drift control maneuver recovery characterization | 13/286 Eclipse ## INR Evaluation GOES10-GOES13 Comm/T&C RFI | 14/287 Eclipse ## INR Evaluation GOES10-GOES13 Comm/T&C RFI |
| 15/288 Eclipse GOES10-GOES13 Comm/T&C RFI INR Evaluation | 16/289 Eclipse GOES10-GOES13 Comm/T&C RFI INR Evaluation | 17/290 End Eclipse Season GOES10-GOES13 Comm/T&C RFI INR Evaluation EW station change start review & dry run | 18/291 GOES10-GOES13 Comm/T&C RFI INR Evaluation Emergency H-dump PLT | 19/292 GOES10-GOES13 Comm/T&C RFI INR Evaluation Retest EPS/HEPAD PMT HV SXI FSW patch load | 20/293 GOES10-GOES13 Comm/T&C RFI INR Evaluation Retest EPS/HEPAD PMT HV | 21/294 GOES10-GOES13 Comm/T&C RFI INR Evaluation |
| 22/295 GOES10-GOES13 Comm/T&C RFI INR Evaluation | 23/296 GOES10-GOES13 Comm/T&C RFI EW station change to 105W start maneuver INR EWSC recovery PLT | 24/297 GOES10-GOES13 Comm/T&C RFI INR EW drift PLT | 25/298 ### INR EW drift PLT | 26/299 ### INR EW drift PLT | 27/300 ## INR EW drift PLT | 28/301 ## INR EW drift PLT SXI Rocket Underflight |
| 29/302 ## INR EW drift PLT | 30/303 INR EW drift PLT EUV off-pointing | 31/304 INR EW drift PLT Transition to 105W SLT SOE |  |  |  |  |

October

| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 1/305 # INR EW drift PLT EW station change stop review & dry run | 2/306 INR EW drift PLT EUV off-pointing | 3/307 INR EW drift PLT | 4/308 INR EW drift PLT |
| 5/309 INR EW drift PLT | 6/310 INR EW drift PLT EUV off-pointing | 7/311 INR EW drift PLT | 8/312 EW station change to 105W stop maneuver INR EWSC recovery PLT | 9/313 INR IMCCAL procedure checkout EUV off-pointing | 10/314 INR IMCCAL FSW PLT | 11/315 ## INR Evaluation |
| 12/316 Skip daily H-dump | 13/317 Missed cadence H-dump WBU day-in-the-life setup Thruster flushing review & dry run EUV off-pointing | 14/318 WBU day-in-the-life test | 15/319 WBU day-in-the-life test Storage Entry review & rehearsal | 16/320 INR Rapid/SRSO Scan PLT EUV off-pointing | 17/321 ### INR Rapid/SRSO Scan PLT | 18/322 INR Rapid/SRSO Scan PLT |
| 19/323 ### INR Rapid/SRSO Scan PLT | 20/324 Thruster Flushing HK INR thruster flush recovery PLT SXI EEPROM Burn Storage Exit review & dry run EUV off-pointing | 21/325 Star Catalog Maintenance PLT | 22/326 ### INR Evaluation | 23/327 INR Evaluation EUV off-pointing (27-day cycle complete) | 24/328 INR Evaluation | 25/329 INR Evaluation |
| 26/330 INR Evaluation | 27/331 Storage Mode Entry | 28/332 Steady-state storage mode ARW test | 29/333 Steady-state storage mode Tracker patch load checkout | 30/334 Storage Exit to inverted mode (stellar acquisition & payload activation) FCDAS training |  |  |

November

| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | 1/335 Steady-state Normal Mode ops & INR recovery FCDAS training | 2/336 Steady-state Normal Mode ops & INR recovery |
| 3/337 Steady-state Normal Mode ops & INR recovery | 4/338 NOAA Science Testing Star tracker background noise characterization | 5/339 NOAA Science Testing Star tracker background noise characterization | 6/340 NOAA Science Testing Star tracker background noise characterization | 7/341 NOAA Science Testing Star tracker background noise characterization | 8/342 NOAA Science Testing Star tracker background noise characterization | 9/343 NOAA Science Testing Star tracker background noise characterization |
| 10/344 NOAA Science Testing Star tracker background noise characterization | 11/345 NOAA Science Testing Star tracker background noise characterization | 12/346 NOAA Science Testing Star tracker background noise characterization Operations Acceptance Review (OAR) Operations handover to NOAA | 13/347 NOAA Science Testing Star tracker background noise characterization | 14/348 NOAA Science Testing Star tracker background noise characterization | 15/349 NOAA Science Testing Star tracker background noise characterization | 16/350 NOAA Science Testing Star tracker background noise characterization |
| 17/351 NOAA Science Testing Star tracker background noise characterization | 18/352 NOAA Science Testing Star tracker background noise characterization | 19/353 NOAA Science Testing Star tracker background noise characterization | 20/354 NOAA Science Testing Star tracker background noise characterization | 21/355 NOAA Science Testing Star tracker background noise characterization | 22/356 NOAA Science Testing Star tracker background noise characterization | 23/357 NOAA Science Testing Star tracker background noise characterization |
| 24/358 NOAA Science Testing Star tracker background noise characterization | 25/359 NOAA Science Testing Star tracker background noise characterization | 26/360 NOAA Science Testing Star tracker background noise characterization | 27/361 Long-term storage mode entry (start long term storage mode trending & characterization) | 28/362 | 29/363 | 30/364 |
| 31/365 |  |  |  |  |  |  |

December