Section C

Exhibit A Statement of Work

and

Exhibit D Statement of Work

STATEMENT OF WORK - OVERVIEW

The statement of work paragraphs has been coded to identify applicable categories of efforts to be performed under the NAS15-10000 contract.  Exhibit A is coded to identify four statement of work categories defined as follows:

Category 1	Design, Development, Test and Evaluation  (DDT&E)

Development, verification and delivery of hardware and software for the USOS elements

Category 2	Integration and Operations (I&O)

Integration of the USOS elements and other system elements to assemble and operate a safe and productive International space Station

Category 3	Spares

Acquisition and deployment of spare hardware components for ISS maintenance and repair

Category 4	Other Program Development (OPD)

Development, verification, and delivery of hardware and software components to support and enhance operation of the ISS elements

EXHIBIT A

INTRODUCTION

Scope

Key Terms

1.0  INTERNATIONAL SPACE STATION (ISS)

1.1  ISS Analysis and Integration

I&O	1.1.1  System Requirements

I&O	1.1.2  Verification

I&O	1.1.3  Configuration Management

I&O	1.1.4  Program Integration and Risk Management

I&O	1.1.5 International Software Provider

I&O	1.2  Program Control & Business Management

I&O	1.2.1  Program Planning and Control

I&O	1.2.2  Financial Management

I&O	1.2.3  Information Systems

1.2.4  Software Engineering Institute Certification

1.2.5 – 1.2.17…Reserved

I&O, DDT&E1.3  Vehicle Development

a, e-f: DDT&E; b-d: I&O

I&O	1.3.1  Vehicle Analysis and Integration (VA&I)

I&O	1.3.1.1  Subsystem Architecture and Analysis

I&O	1.3.1.2  Vehicle Analysis

I&O	1.3.1.2.1 On-Orbit Check-Out: Development of ISS Program Policy and PMI & VP

Update

I&O	1.3.1.2.2 Propulsion Module Design and Implementation and Long Lead Development

I&O	1.3.1.3  Vehicle Integration

I&O	1.3.1.3.1  Engineering Planning

I&O, All	1.3.1.3.2  Vehicle Definition

a-c, e: I&O; d: DDT&E, I&O, Spares, OPD

I&O	1.3.1.3.3  Engineering Data Management

I&O, DDT& 1.3.1.3.4  Interface Definition; a: I&O; b: DDT&E

I&O	1.3.1.3.5  Resource Management

I&O	1.3.1.4  Vehicle Effectiveness

I&O, DDT&E1.3.1.5  Vehicle Verification

DDT&E,  a-c: I&O; d: DDT&E,I&O, e: DDT&E;  f-g: I&O

I&O	1.3.1.6  Vehicle Requirements

I&O	1.3.1.6.1 Robotic Workstation

I&O	1.3.1.7  Vehicle Test

I&O	1.3.1.7.1  Vehicle Test

I&O	1.3.1.8  Shuttle Avionics Integration Laboratory (SAIL) Testing

I&O	1.3.1.9  Joint C&DH Tests

I&O	1.3.1.10 Early Communications System

I&O	1.3.1.10.1 Enhanced Simulation for the SVF - The ECOMM CPT Simulator

I&O	1.3.1.10.2 Deleted

I&O	1.3.1.11 Extravehicular Activity Hardware Testing

I&O	1.3.1.12 EVA AIT

I&O	1.3.1.12.1 NBL EVA Testing

I&O	1.3.1.12.2 EVA Evaluation and Test

I&O	1.3.1.12.3 EVA/EVR Training Support

I&O	1.3.1.13 Pressurized Logistics Module (PLM) Hatch Operations Kit (PHOK)

DDT&E	1.3.1.14 Addition of Class H Bonding Straps to Hatches of Node 1

I&O	1.3.1.15 MT to MS Mechanical Interface Test

I&O	1.3.1.16 MT to MBS Interface Electrical Continuity Test

I&O	1.3.1.17 Russian/American Convertor Unit (RACU) Test Support

DDT&E	1.3.1.18 Z1 Jumper Cables

DDT&E	1.3.1.18.1 DDCU

OPD	1.3.1.18.2  RACU Restart Cables

OPD	1.3.1.18.3  Cross Channel Connect (CCC) C-Jumper

OPD	1.3.1.18.4  Secondary Power Feedback Jumper

I&O	1.3.1.19 KSC Altitude Chamber Reactivation and Element Level Leak Test

I&O	1.3.1.20 MSS Control Equipment End-to-End Video Operations Test

DDT&E	1.3.1.21 Ku-Band Antenna Reflection Masking Software

DDT&E	1.3.1.22 Addition of OSE Window Protective Covers for the ISS and Testing of Window

Scratch Panes

DDT&E	1.3.1.23 Power Data Grapple Fixture Cable Harness Installation and Analysis

I&O	1.3.1.24 Russian Thermal Model Development and Support

I&O	1.3.1.25 ACBM to Berthing Plate Integration Design

DDT&E	1.3.1.26 Installation of Forward Stovepipe

I&O	1.3.1.27 Analysis of the ORUs and Worksites for Robotic Use

I&O	1.3.1.27.1 EVR Evaluation

I&O	1.3.1.28 Robotic Target Samples

I&O	1.3.1.28.1 Dexterous ORU Robotic Test Articles

I&O	1.3.1.29 Wireless Video System Test

I&O	1.3.1.30 Ammonia Tank Assembly Support of UF-4 Spacelab Pallet Integration Activities

I&O	1.3.1.31 ITS S0 Rigid Avionics Assembly Structures to USL Fit Check

DDT&E	1.3.1.32 On-Orbit Replaceable Unit (ORU) Removal Fixture for the Integrated Equipment

Assembly (IEA)

I&O	1.3.1.33 Mobile Transporter Hardware and Software Integration

I&O	1.3.1.34 Crew Health Care Subsystem Checkout and Fit Check Testing

DDT&E	1.3.1.35 Crew Health Care Subsystem Volatile Organic Analyzer Mockup Build and

Integration

I&O	1.3.1.36 Boeing Support for ISS Training

OPD	1.3.1.37 The Medium Data Rate Communication Outage Recorder

OPD	1.3.1.38 The High Data Rate communication Outage Recorder

I&O	1.3.1.39 Operational Procedures for the Improvement of Moderate Temperature Loop

Capability for Payloads

OPD     1.3.1.40 Provide ISS Power to the MPLM Prior to Node 2 Arrival

OPD     1.3.1.40.1 MPLM Cross-Connect Jumper

OPD     1.3.1.40.2 Power Analysis Study

OPD     1.3.1.41 On-Orbit MDM Firmware Update

I&O       1.3.1.42 Mobile Transporter to Mobile Based Servicer Attachment Bolt Interface Testing

I&O       1.3.1.43 Thruster Plume Contamination Math Models Development

OPD, I&O    1.3.1.44 Node 3 Software

I&O        1.3.1.45 Logistics Carrier and Attached Payload Interface Analysis

I&O        1.3.1.46 Suit Performance Checkout Equipment Workmanship & Anomaly Resolution Test

DDT&E  1.3.1.47 Enhancement of Ni-H2 Battery Subassembly ORUs to Provide for Individual Cell

Let Down and External Cell Voltage Monitoring

DDT&E  1.3.1.48 Support Node 2 and Node 3 Shell Temperature Sensors

OPD       1.3.1.49 Implementation of Preliminary Design and Analysis of the EXPRESS Pallet

Controller Assembly

DDT&E 1.3.1.50 MT to MBS Capture Bar Relocation

DDT&E 1.3.1.51 Solar Array Blanket Box Label

I&O       1.3.1.52 Digital Pre-Assembly measurements of Lab Cradle Assemby

OPD     1.3.1.53 Direct Current Switching Unit (DCSU) Interface Flight Support Equipment

OPD     1.3.1.54 PMA-1 H-Jumper Cables

OPD     1.3.1.55 Flight Releaseable Attachment Mechanism

OPD     1.3.1.56 MDM On-Orbit Test Set

OPD     1.3.1.57 Gamah Seal Maintenance Kits and Leak-Check Kits

DDT&E	1.3.1.58 Solar Array Wing EVA Capability

DDT&E	1.3.1.59 Airlock SVS Target Accommodations

I&O	1.3.1.60 EVA Fasteners

I&O	1.3.1.61 Development of Alternate Direct Current to Direct Current Conversion Unit

I&O	1.3.1.62 Crew Health Care System (CheCS) Performance

I&O	1.3.1.63 Support for the Development of the Fluid Line Repair Kit

OPD`	1.3.1.64 Removal of the MPLM Input Power Grounding Loops

DDT&E 1.3.1.65 Color Coded Labels for the UIA

I&O	 1.3.1.66 EVA Fastener Data

I&O	 1.3.1.67 Hardware/Software Integration

I&O	1.3.1.68 Digital Pre-Assembly Measurement and Analysis of Element-to-Element Interfaces

I&O	1.3.1.69 Software Flight Operations Information

OPD	1.3.1.70 Cupola Pressure Pane Proof Testing

OPD	1.3.1.71 Cupola Window Pane Markings

I&O, DDT&E 	1.3.2 Subsystems Providers  a)1-4a: DDT&E;  a)4b: I&O; a)5-6: DDT&E; a)7-8:I&O;

b) DDT&E

DDT&E	1.3.2.1 Electrical Power (EP)

DDT&E	1.3.2.2 Thermal Control (TC)

DDT&E	1.3.2.3 Guidance, Navigation and Control (GN&C)

I&O	1.3.2.3.1 GN&C Pre-position Loads (PPLs)

DDT&E	1.3.2.4 Propulsion (P)

DDT&E	1.3.2.5 Command and Data Handling (C&DH)

DDT&E	1.3.2.6 Command and Tracking (C&T)

OPD	1.3.2.6.1 Implement Triple Data Encryption Standard

DDT&E	1.3.2.7 Life Support (LS)

DDT&E	1.3.2.8 Flight Crew Support (FCS)

DDT&E	1.3.2.9 Reserved

DDT&E	1.3.2.10 Extravehicular Activity (EVA)

DDT&E	1.3.2.11 Structures/Mechanisms (SM)

DDT&E`1.3.2.12 Extravehicular Robotics (EVR)

OPD	1.3.2.13 Centerline Berthing Camera System (CBCS)

I&O	1.3.3  Launch Package/Stage Integration

I&O	1.3.3.1 Launch Package/Space Shuttle Integration

I&O	1.3.4 Russian Launch Package/Stage Integration

I&O	1.3.5 Non-Russian Launch Package/Stage Integration

I&O	1.3.5.1 Launch Package/Stage Analysis and Integration

I&O, DDT&E 1.3.5.2 Launch Package/Stage Elements and Support Equipment   a-c: DDT&E; d: I&O

DDT&E	1.3.6 Factory Equipment (FE)

1.3.7 – 1.3.9 Reserved

I&O, DDT&E  1.3.10 Software Verification Facility (SVF)          a)DDT&E; b) I&O

DDT&E	1.3.11 Phase 1 Risk Mitigation/Technology Demonstration

DDT&E	1.3.12 FGB Procurement and Integration

DDT&E 1.3.12.1 Requirements and Capabilities Definition

DDT&E 1.3.12.2 Integration Support

DDT&E 1.3.12.3 Test and Verification

DDT&E 1.3.12.4 Launch Site Support

DDT&E 1.3.12.5 Flight Operations

DDT&E	1.3.12.6 Training

DDT&E	1.3.12.7 Maintenance and Spares

DDT&E 1.3.12.8 Tier 1 Study Plan

DDT&E	1.3.12.9 FGB Safety and Mission Assurance

I&O	1.3.12.10 FGB Operational Support

I&O	1.3.13 Centrifuge Accommodation Module (CAM)

I&O	1.3.13.1 Develop Centrifuge Accommodation Module Prim Item Development

Specification (PIDS)

I&O	1.3.14 Guidance, Navigation, & Control Integration Test Facility (GITF)

I&O	1.3.14.1 GN& C Integration Test (GIT) Integrated Product Team (IPT) Support

I&O	1.3.14.2 Test Plans and Procedures Support

I&O	1.3.14.3 US GN&C to US C&C Testing Software

I&O	1.3.14.4 US GN&C Testing of the FQT GN&C Flight Software Support

I&O	1.3.14.5 Pre-SVF GN&C Hardware and C&C GN&C Flight Software

I&O	1.3.15 Electrical Power System Development/Stage Acceptance Testing Support

I&O	1.3.16 Reserved

I&O	1.3.17 Glass Characterization Testing

I&O	1.3.18 Space Integrated GPS/INS Testing

I&O	1.3.18.1 Space Integrated GPS/INS Installation and Checkout

DDT&E	1.3.19 Node 1 Strut Strain Gauge Outfitting

I&O	1.3.20 UHF Radio Measurement and Demonstration

I&O	1.3.21 S-Band and Ku-Band Subsystem Testing

I&O	1.3.22 Assembly Power Converter Unit to MPLM Electrical Power Test

DDT&E	1.3.23 Racks for Refrigerator/Freezers

DDT&E	1.3.24 Additional Bacteria Filter Elements in Node 1

I&O	1.3.25 Mobile Servicing System (MSS) Thermal Analysis

DDT&E	1.3.26 Node 1 Label

I&O	1.3.27  Radiator ORU Thermal Vacuum Demonstration

I&O	1.3.27.1  EVR Evaluation

DDT&E	1.3.28 Tether Location

DDT&E	1.3.29  Docked Audio Interface Unit (DAIU) to Russian Audio Interface Unit  (RAIU)

Interface Jumper Cable

I&O	1.3.30  EVA Crewmember Tool Impact Loads

DDT&E	1.3.31.1  Node 2 to CAM Vestibule Jumpers

I&O	1.3.31.2  Development of PIRN to ICD for Vestibule Jumpers

DDT&E	1.3.32	Airlock Pressure Relief

I&O, DDT&E 1.3.33	Node 2 Emulator      a,b: DDT&E; c-g: I&O

DDT&E	1.3.34	Internal Thermal Control System (ITCS) Jumper Sets

DDT&E	1.3.35  Ammonia Jumper Kit

I&O	1.3.36  Lab Cradle Assembly to USL Module Integrated Assembly and Fit Check

DDT&E	1.3.37  Depress Pump Muffler Development and Qualification Testing

DDT&E	1.3.38	Space Integrated Global Positioning System/Inertial Navigation System

Enhancement

DDT&E	1.3.39	Airlock Hatch Testing

DDT&E	1.3.40	Worksite Interfaces for USL Heat Exchangers

DDT&E	1.3.41	USL Moderate Temperature Heat Exchanger Supply Line

DDT&E	1.3.42	Additional MATEs and FEU MDMs for Software Development and Testing

I&O	1.3.43	ISS Airlock Testing

I&O	1.3.44	Management of RF Performance Data

DDT&E	1.3.45	ADA Compiler Licenses

I&O	1.3.46	Interim Resistive Device

I&O	1.3.47	Thermal Extreme Testing and Random Vibration Testing to Trailing Umbilical

System Cable Guide Acceptance Test

I&O	1.3.48 	Service Module digital Preassembly Measurement

DDT&E	1.3.49	Design and Fabricate Electrical Power System Node 1 Patch Panel & Cable and

the USL Secondary Power Distribution Assembly Jumper Cable

OPD	1.3.50	FBG Stowage Bags

I&O	1.3.51	Evaluation and Analysis of Active CBM Controller

DDT&E	1.3.52	EVA Compatible Labels for Active CBM Cabling

DDT&E	1.3.53	Photovoltaic Module P6 Batteries

I&O	1.3.54 Data Records for OP05 Previously Submitted Imagery

I&O	1.3.54.1 Data Records for Other Previously Submitted Imagery

I&O	1.3.54.2 Pre-Flight Imagery Plans

I&O	1.3.54.3 Reporting and Imagery Working Group Support

I&O	1.3.54.4 Pre-Flight Imagery

DDT&E 1.3.55 Manually Operated Power Off Capability

I&O       1.3.56 Additional Hardware and Software Integration Testing

DDT&E 1.3.57 Scar for Star Tracker

I&O & DDT&E  1.3.58 SO and MT Launch to Activation Survivability

OPD      1.3.59 ESSMDM Development and Qualification Testing

I&O       1.3.60 US Laboratory Module Vibratory Microgravity Measurements and Tests

I&O       1.3.61 Russian Laptop Computer Display Test

I&O	1.3.62 International Partner Module Common Berthing Mechanism Structural Analysis

I&O	1.3.63 International Partner Module Common Berthing Mechanism Acceptance Testing

I&O	1.3.64 Cupola

I&O	1.3.64.1 Common Hardware Related to Cupola

I&O	1.3.64.2 Design Review Support

I&O	1.3.64.3 Cupola Specification Maintenance

I&O	1.3.64.4 Cupola Verification Support

DDT&E & I&O  1.3.64.5 PCBM Kits

I&O	1.3.64.6 Common Hardware Storage

I&O	1.3.64.7 Cupola Glass Requirements

I&O	1.3.64.8 Window Frame Technical Support

OPD	1.3.64.9 Copula Debris Panes Redesign

DDT&E	1.3.65 Thermal Analysis for Debris Shields

I&O	1.3.66 Test Support to RSC-E for EM Testing

I&O	1.3.67 U.S./NASDA Joint Video and Audio Testing

I&O	1.3.68 SVF and ISIL Support for the MCC

DDT&E	1.3.69 Provide Scar for Ethernet/MIL-STD-1553 Growth Capability

OPD	1.3.70 EVA and IVA Window Debris Pane Changeout

OPD	1.3.71 Handrail and Worksite Interface Socket Accommodations

I&O	1.3.72 CBM System Level Testing of the JEM-PM and JEM ELM-PS CBM at MHI

DDT&E	1.3.73 Addition and Installation of GFE Hardware

I&O	1.3.74 EVA Fit Check Test for Flight 8A

OPD	1.3.75 USL Jumper Kits for System Racks

I&O	1.3.76 Life Test, Window Shutter Gearbox Assembly

I&O	1.3.77 ITCS Cold Plate and Fluid Stability Test

DDT&E	1.3.78 Modify External Cameras

I&O	1.3.79 Site Activation and Post Delivery Checkout Activities

I&O	1.3.80 EPS Power Channel Confidence Test

I&O	1.3.81 Joint NASA/ESA C&DH Interface Test

I&O	1.3.82 Active Thermal Control System Radiator Can’t Fail Processes

I&O	1.3.82.1 Plum Brook Operations

DDT&E	1.3.83 Lab Rack Closeout Change

I&O	1.3.84 On-Orbit Leak Detection and Repair

OPD	1.3.85 Resolution of ASBSP Dropped Telemetry Frames When Packet Length Check Fails

DDT&E  1.3.86 P3/P4 Static Loads Test

OPD   	1.3.87 EVA Pre-Breathe Protocol

I&O	1.3.88 Node 2/3 Integrated Rack Structural Analysis

OPD 	1.3.89 Lab Jumper Cables

I&O	1.3.90 Human Factors Data for Alenia ORUs

OPD	1.3.91 OTDR Fiber Optic Cable Test

DDT&E 1.3.92 Leak Test for the Plasma Contractor Unit

DDT&E 1.3.93 Thermal Cycle Acceptance Testing for the Solar Array Wing Locking Struts

I&O	1.3.94 ARIS Express Installation Maintenance Trainer Update

OPD	1.3.95 Fiber Optic Cable Screen Test

I&O	1.3.96 U. S. Lab Integrated Capability Test (ICT)

I&O	1.3.97 USL ARS Power Jumper

OPD	1.3.98 Internal Thermal Control System Sampling Tool

OPD	1.3.99 Universal Trunnion Attachment System Passive Sub-Assembly Trunnion Pin Mod

I&O	1.3.100 Enumerate Video Primitives

OPD	1.3.101 S0/Node 3 Cable Harness Assemblies

OPD	1.3.102 Bus Over-Voltage Protection in Direct Current Switching Unit Firmware

DDT&E	1.3.103 S0 UHF Termination Cables

I&O 	1.3.104 Software Engineering Institute Certification

I&O	1.3.105 Manual Flow Control Valve Repeatability Testing

I&O	1.3.106 MLPM Air Flow Analysis

DDT&E 1.3.107 On-Orbit Fiber Optics Repair

DDT&E 1.3.108 Node 2 Service & Performance Checkout Unit (SPCU) Heat Exchange (HX ATP)

I&O	1.3.109 International Partner Contamination Analysis

I&O	1.3.110 MT/MBS Analyses and Tests

OPD	1.3.111 Plasma Contractor Unit Firmware Upgrade

OPD	1.3.112 Floating Potential Probe (FPP)

I&O	1.3.113 Maintain Early Portable computer System Capability

Spares 1.3.114 MDM Obsolete Component Procedure – Hybrid Die

OPD	1.3.115 CheCS Rack Warning Label Kit Development

I&O	1.3.116 Early Active Thermal control System Life Test

OPD	1.3.117 Hall Generator Assembly Redesign and Deployment

OPD	1.3.118 Fabrication of Airlock ATU/EACP Y-Cables

OPD	1.3.119 Female Quick Disconnect (QD) Valve Defeat Inspection Tools

OPD	1.3.120 Develop Type 9 ESS MDMs

OPD     1.3.121 EVA MSS Contingency Cable Kit

OPD     1.3.122 Add Filter to Carbon Dioxide Removal Assembly

I&O	1.3.123 EPS ORU Firmware Updates

I&O	1.3.124 Avionics and Hardware Systems Integration, Simulations and Mission Support

I&O	1.3.125 MSS Acceptance Test Activities

I&O	1.3.126 MSS Qualification Activities

OPD	1.3.127 Develop and Qualify New Design Capacitor

OPD	1.3.128 Develop ITCS Repair Kits

I&O	1.3.129 Avionics and Hardware Systems Integration, Simulations and Mission Support

OPD	1.3.130 Avionics Laboratory Hardware Procurement

OPD	1.3.131 Ground Fault Circuit Interrupter Function

OPD	1.3.132 New SSQ 22680 Connector Inserts

OPD	1.3.133 Design and Fabricate P1 TRRJ Thermostat Box Thermal Blankets

OPD	1.3.134 GSE and Tech Support to Node 2

OPD	1.3.135  Recharge Oxygen Orifice Bypass/Replacement Kit

I&O	1.3.136 MT/CETA Rail Temporary Stops

OPD	1.3.137  New UF-2 Jumper Cable

OPD	1.3.138  Perform Node 2 Common ORU Tolerance Analysis for Common Hardware

1.4 Utilization (WBS 1.4) – Through FY02

I&O	1.4.1 Utilization Analysis & Integration (WBS 1.4.1) – Through FY 02

I&O	1.4.1.1 Integration – Through FY02

I&O	1.4.1.2 Analysis – Through FY02

I&O	1.4.1.3 Safety – Through FY02

I&O	1.4.1.4 Program Reviews – Through FY02

I&O	1.4.2 Research Accommodations (WBS 1.4.2) – Through FY02

I&O	1.4.3 Facility Payload Design Evaluation & Hardware Tracking (WBS 1.4.3) – Through FY02

I&O	1.4.3.1 Mil-Std-1553B Remote Terminal Testing on Payload Remote Terminals – Through FY 02

I&O	1.4.3.2 Longeron Fittings for Window Observational Research Facility (WORF) Rack – Through FY02

I&O	1.4.3.3 U.S. Lab Nadir Window Pre-Flight Testing – Through FY02

I&O	1.4.3.4 Space Station IVA Analysis System Support – Through FY02

OPD	1.4.3.5 Support Engineering Tasks for Payload Support Equipment, Post DD250 Through FY02

OPD	1.4.3.6 ARIS and WORF Hardware and Fit Checks for JEM and APM – Through FY02

I&O	1.4.4 Payload Software Integration and Verification (PSIV) – Through FY02

I&O	1.4.4.1 PSIV Definition -  Through FY02

I&O	1.4.4.1.1 Payload Software Requirements Accommodation Analysis Through FY02

I&O	1.4.4.1.2 Complement PSIV – Through FY02

I&O	1.4.4.1.3 Complement Software Test and Mission Builds – Through FY02

I&O	1.4.4.1.4 Complement Software Verification Assessment – Through FY02

I&O	1.4.4.1.5 Payload Integration and Verification Capability (PIVC) Definition – Through FY02

I&O	1.4.4.2 Payload Integration and Verification Capability (PIVC) Development (PSIVF, STEP and PRCU) – Through FY02

I&O	1.4.4.2.1 Drawings – Through FY02

I&O	1.4.4.2.2 Utilization Support and Operations & Maintenance (O&M) – Through FY02

I&O	1.4.4.2.3 Payload Rack Checkout Unit Training and Certification – Through FY02

I&O	1.4.4.3 Payload Rack Checkout Unit #4 Installation at KSC-- Through FY02

I&O	1.4.4.4 Payload Rack Checkout Unit Sensor Calibration – Through FY02

I&O	1.4.5 Payload Engineering & Integration (WBS 1.4.5) – Through FY02

I&O	1.4.5.1 PEI Planning – Through FY02

I&O	1.4.5.2 Develop/Acquire PEI Tools -- Through FY02

I&O	1.4.5.3 Reserved

I&O	1.4.5.4 Perform PEI – Through FY02

I&O	1.4.5.5 Payload Software Control Panel – Through FY02

OPD	1.4.6 Long Spacer Shroud

OPD	1.4.7 Active Common Attach System Test and Qualification

I&O	1.4.8  PAS/Payload Interface Verification

I&O	1.5 Operations Capability Development and Operations Support

I&O	1.5.1 Assembly and Station Mission Operations Support

I&O	1.5.2 Launch Site Processing

I&O	1.5.3 Logistics and Maintenance (L&M) for Vehicle

I&O	1.5.3.1 Management and Integration of L&M Tasks

I&O	1.5.3.2 Logistics Analysis

Spares	1.5.3.3 Spares

I&O	1.5.3.4 Supply Support

I&O	1.5.3.5 Maintenance and Resupply

I&O	1.5.4 Operations Planning and Cargo Integration

I&O	1.5.5  Sustaining Engineering

I&O	1.5.5.2 (WBS)

I&O	1.5.5.3 (WBS)

I&O	1.5.5.4 Reserved

I&O	1.5.5.5 (WBS)

I&O	1.5.5.6 Reserved

I&O	1.5.5.7-1.5.5.12 Reserved

I&O	1.5.5.13 (WBS)

I&O	1.5.5.14 (WBS)

I&O	1.5.5.15 (WBS)

I&O	1.5.6  Node Structural Test Article (STA) Move to JSC

I&O	1.5.7  EVA Fit Checks for Flights 2A through 7A

OPD	1.5.8 ORU Support Equipment Integration/Flight Operations Support

OPD	1.5.8.1 ORU Support Equipment Development

OPD	1.5.8.2 ORU Support Equipment and ORU/Contingency Item Interoperability Evaluation

OPD 	1.5.8.3 Crew Training Support

OPD	1.5.8.4   FSE Analytical Integration

I&O	1.5.9 Factory Equipment for Use as Ground Support Equipment

I&O	1.5.10 Caution and Warning Logic Database

I&O	1.5.11 Software Stage Data

I&O	1.5.12 Crew Training

I&O	1.5.13 MOD Product Development Support

I&O 	1.5.14 Software Development Integration Support

1.6 Reserved……………………………………………………………………………………….

I&O	1.7 Safety and Mission Assurance…………………………………………………………….

I&O	1.7.1 Safety, Reliability, and Maintainability…………………………………………………….

I&O	1.7.1.1 Safety Analytical Integration of IP and GFE Hardware Transfer and Stowage

on ISS

DDT&E	1.7.2	Quality Assurance

DDT&E	1.8 Parallel Development

I&O	1.9 Design, Development, Test and Evaluation (DDT&E) Level of Effort

I&O	1.9.1 Ammonia Tank Assembly Support of UF-4 Spacelab Pallet Integration Activities

I&O	1.9.2 Russian Service Module/Command and Data Handling End to End Test Support

I&O	1.10 Technical Definition of Contract Changes (Through FY99)

- Equipment Modification

DDT&E	1.11.1 Zero-G Stowage Rack

1.12 Install Non-Specified Equipment as Directed

DDT&E	1.12.1 Installation of Internal UHF Communications

I&O	1.13 Node 2 Reconfiguration

DDT&E	1.13.1 Common Hardware/Software Related to Node 2

I&O	1.13.2 Technical Support to Alenia for Node 2

I&O	1.13.3 Node 2 Specification Maintenance

I&O	1.13.4 Node STA Disposition

DDT&E	1.13.5 Node STA Refurbishment

I&O	1.13.6 Node 2 Verification Support

1.13.7 CBM Kit Deliveries

DDT&E	1.13.7.1 ACBM Kits

DDT&E	1.13.7.2 PCBM Kit

I&O	1.13.7.3 CBM/Hatch Support and Analysis

I&O	1.13.7.4 ACBM Interface Definition

DDT&E	1.13.8 Node 2 Vestibule Jumpers

DDT&E	1.13.9 Common Hardware Requirements

1.13.10  Node 2 Software Support

I&O	1.13.10.1 Node 2 Software Test Support

DDT&E	1.13.10.2 Software User Manuals

I&O	1.13.10.3 Software Telecon Support

I&O	1.13.10.4 Software Test Planning Support

I&O	1.13.10.5 Software TIM Support

I&O	1.13.11 Support to the Joint Testing

I&O	1.13.12 Common Hardware Storage

I&O	1.13.13 Data Support to NASA

I&O	1.13.14 Node 2/Node 3 Liaison

1.13.15 Prop Module Power interface for Node 2

DDT&E	1.13.15.1 Connector Procurement

DDT&E	1.13.15.2 Dead Face Connector Procurement

DDT&E	1.13.16  Utility Rail Modification for Node 2

1.13.17 Node 2 Hardware Tasks

I&O	1.13.17.1 Node 2 and 3 Procurement Status

I&O	1.13.17.2 Node 2 and 3 Component Installation Kit Development

DDT&E 1.13.17.3 Node 2 Dead Face connectors

DDT&E 1.13.17.4 Provide Ammonia/Water Head Exchanger Heater Temperature Sensor

Assemblies

OPD	1.13.17.5  Node Rack Tilt Tool

1.14  Mini Pressurized Logistics Module (MPLM)

I&O	1.14.1 MPLM Rack Installation

I&O	1.14.2 MPLM CAD Modeling

OPD	1.14.2.1 CAS/Payload Interface Verification

I&O	1.15  Super Guppy Tasks

I&O, DDT&E 1.16  Year 2000 Compliance

Spares, OPD

1.17	Node 3

I&O	1.17.1  Node 3 Requirements Development

I&O, OPD	1.17.2  Node 3 Hardware Procurement         1) OPD; 2) I&O

DDT&E	1.18  Spares Warehouse (SWH) Cargo Integration

1.19.1 Node 2 and 3 GSE Support

I&O	1.19.1.1 Node 2 and 3 Transfer

I&O	1.19.1.2 Training for Node 2 and 3 GSE

I&O	1.19.2 Node 2 and 3 GSE ICD/IDD Development

OPD	1.20 Integrated Cargo Carrier

I&O	1.20.1.1 EVA/EVR Training Support

I&O	1.20.1.2 Suit Performing Checkout Equipment Workmanship and

Anomaly Resolution Test

I&O	1.20.1.3 Crew Office Engineering and Operations Activities

OPD	1.20.2 Lab Cradle Assembly Thermal Cover

OPD	1.20.3 External Stowage Platform System Testing

OPD	1.21 NBL Test Support

I&O	1.22 Phase 3 Launch-to-Activation Analysis (LTA)

1.23 Modification Kits

DDT&E	1.23.1 Modification Kit Documentation

Spares	1.24 MDM Obsolete Component Procurement

I&O	1.25 IVA Fit Checks for Flights 5A and 7A

I&O	1.26 ICM

I&O	1.27 Operations Engineering Support

I&O	1.27.1 Software

I&O	1.27.2 Command and Data Handling (C&DH)

I&O	1.27.3 Flight Support

I&O	1.27.4 Software/C&DH Support to MEIT

I&O	1.28 USPS

I&O	1.29 ORU Spares to Orbit

I&O	1.30 Engineering Analysis of ISS Extravehicular Cables and Connectors

OPD	1.31 ISS Cross Wire Jumper Cable for Flight 6A

I&O	1.32 Fluid Line Anchor patch Torque Testing

OPD	1.33 Design and Fabrication of Beta Gimbal Assembly Thermal Blankets

I&O	1.34 S0 Module to Truss Structure Strut Deployment Test

OPD	1.35 Flight ULF-1 Assembly Critical Spares

OPD	1.36 Flights 9A through 11A EVA Removable Multi-Layer Insulation Covers

OPD	1.37 Development of Wireless Video System Video Stanchion Support Assembly FSE

OPD  	1.38  Functional Equivalent Unit Enhanced MDM Solid State Mass Memory Upgrade

OPD	1.39 Pump Package Assembly Acoustic Improvement Kit

I&O	2.0 Sustaining Engineering Support

I&O	2.1 Engineering Support

I&O	2.1.1 Flight Operations Support

I&O	2.1.2 Anomaly Resolution

I&O	2.1.3 Analytical Tool/Models

I&O	2.2 Engineering Analysis

I&O	2.2.1 Final Acceptance Review Support

I&O	2.3 Drawings and Documentation

I&O	2.4 Facilities and Support Equipment

I&O	2.5 ISS/Shuttle Integration/De-integration

I&O	2.6 Hardware History Retrieval System

I&O	2.7 Design Knowledge Capture

I&O	3.0 Post Production Support

I&O	3.1 Requirements

I&O	3.1.1 Logistics Engineering (LE)

I&O	3.1.2 Material Management (MM)

I&O	3.1.3 Depot Maintenance and Repair (DM&R)

I&O	3.2 Planning and Reporting

I&O	4.0 Multi-Element Integration Testing

EXHIBIT D

INTRODUCTION

General Scope

SECTION I - SUSTAINING ENGINEERING

1.0  General Scope

2.0  Definition

3.0  Tasks

4.0  Data Requirements (DR’s)

SECTION II - MULTI-ELEMENT INTEGRATED TESTING

1.0  General Scope

2.0  Description

3.0  Tasks

4.0  Data Requirements (DR’s)

SECTION III - LOGISTICS AND MAINTENANCE (L&M) POST-PRODUCTION

SUPPORT (PPS)

1.0  General Scope

2.0  Definition

3.0  Tasks

4.0  Contract Deliverables/Data Requirements (DR’s)

SECTION IV – TECHNICAL DEFINITION

1.0  General Scope

2.0  Definition

3.0  Tasks

4.0  Data Requirements (DR’s)

SECTION V – OTHER ENGINEERING SUPPORT

1.0  General Scope

2.0  Definition

3.0  Tasks

4.0  Data Requirements (DR’s)

EXHIBIT A

STATEMENT OF WORK

INTRODUCTION

This Statement of Work (SOW) defines the work to be accomplished by the Prime Contractor in the development of the International Space Station (ISS).

SCOPE

This SOW describes the Contractor requirements for the design, development, manufacture, integration, test, verification, and delivery to NASA of the U.S. On-Orbit Segment, including Ground Support Equipment (GSE); and for support for ground and orbital operations. The Contractor will provide technical support and data for NASA's operation and utilization of the ISS. The SOW also describes the Contractor requirements to integrate the complete ISS System.

The completion of open DDT&E work (i.e., closing out of ship short items, open paper, forward work, etc.) after provisional acceptance (DD250) will be performed under DDT&E.

KEY TERMS

Key terms for this SOW are defined as follows:

Component.  A functional unit which is an entity for purposes of analysis, manufacturing, testing, maintenance, and record-keeping (e.g., batteries, electronic boxes) [SSP 41171].

Configuration Item/Computer Software Configuration Item (CI/CSCI)  Hardware or software (or an aggregation of both) designated by the contracting agency for configuration management.

Contingency Kits/Items.  Items that are not part of the original design of a CI/CEI/Element/Segment but developed as operational needs of the ISS mature or are positioned on ISS as risk mitigation tools (e.g. the Ammonia Servicer, jumper kits).

Contract End-Item (CEI).  Hardware or software (or an aggregation of both) identified in the contract as a deliverable entity. A CEI may be a separate Cl or CSCl, or an aggregate of CIs/CSCIs grouped as a set.

Element.  An integrated, assembled set of hardware and/or software capable of supporting an operational role such as the U.S. Lab module. It is the primary subdivision of the ISS Vehicle for purpose of accommodation in the Shuttle for on-orbit assembly.

Flight Support Equipment (FSE).  An item required to integrate ORU/Contingency Items into/onto the carrier used in the shuttle payload bay or any pressurized volume which is transported to orbit by a launch vehicle (e.g. adapter plates, shrouds).

Government Furnished (GFE) Elements.  The ISS GFE flight elements are the centrifuge Accommodations Module (CAM); the crew Return Vehicle (CRV); Resource Node 2, Cuploa, and Resource Node 3.

Ground Support Equipment (GSE).  Equipment required to support launch processing and post landing operations (e.g. dollies, lifting devices, slings).

International Partners/Participants.  Those non-U.S. space agencies that formally participate in the ISS. The International Partners are CSA, ESA, NASDA, and RSA.   ASl is an International Participant.

ISS System.  The composite of hardware, software, facilities, personnel, and services needed to perform the ISS mission. This includes on-orbit, ground, and International Partner/Participant assets.  ISS System requirements are specified in SSP 41000.

Launch Package.  The collection of elements, including orbital and flight support equipment, to be launched on any given assembly flight.

Nominal.  The expected value or condition, as measured in terms of functional or performance characteristics, of a component, subsystem, or system operating normally in its intended environment.

Orbital Replacement Unit (ORU).  Equipment that may be removed from the on-orbit ISS and replaced with a like unit for maintenance activities.

Operational Item.  Equipment, miscellaneous in nature, but required to ensure the integrity, performance and use of the ORU or Contingency Kit/Item while on-orbit, as applicable through the phases of the International Space Station applicable to cycling an ORU/Contingency Item to orbit, deploying it on-orbit, recovering the ORU/Contingency Item it is replacing back to the return carrier, and returning that ORU/Contingency Item to ground (a.k.a. mission phases) (e.g. bump protectors and connector protective covers).

Orbital Support Equipment (OSE),   An item required to support Flight hardware in the On-orbit ISS.  OSE items are required to accommodate integrated assemblies used to deliver ORU/Contingency Items to/from on-orbit worksites and on-orbit storage locations (e.g. micro-meteoroid debris protection).

Part.  A single piece not normally subject to disassembly without destruction or impairment of use (e.g., resistors, transistors, relays, gears, etc.).

Segment.  A grouping of elements that are functionally related and often physically interface (e.g., U.S. On-Orbit Segment or U.S. Ground Segment).

Stage.  The elements comprising the orbital vehicle at a given point in the assembly sequence. Each stage begins with orbital insertion of a flight containing Vehicle elements.

Subsystem.  A functional grouping of components that combine to perform a major function (e.g., electrical power, attitude control, propulsion, etc.).

Support Equipment.  An item required to transport, access, handle, protect, service, or verify a qualification/flight item.  Equipment included in the category of Support Equipment is Ground Support Equipment, Flight Support Equipment, Orbital Support Equipment, and Operations Items.

Sustaining Engineering.  Sustaining Engineering (SE) is the design engineering expertise provided after the development of hardware/software items is completed and these items have been provisionally accepted.

United States On-Orbit Segment (USOS).  An Earth orbiting facility which houses experiment payloads, distributes resource utilities, and supports permanent human habitation for conducting research and science experiments in a microgravity environment.  The USOS supplies the ISS with services and capabilities as specified in SSP 41162.

Vehicle.  The on-orbit Space Station configuration exclusive of the external interfaces defined in SSP 41000.

Verification.  The process for demonstrating compliance with the ISS System and U.S. On-Orbit Segment Specifications. For the ISS System Specification-level verification, this includes interfaces with the International Partners/Participants and U.S. Ground Segments.

1.0	INTERNATIONAL SPACE STATION (ISS)

DDT&E a.  The Contractor shall be responsible for design, analysis, verification and delivery of the U.S. On-Orbit Segment except for Node 2, which shall be Government Furnished Equipment (GFE).

I&O	b.  The Contractor shall be responsible for analytical integration of the ISS System.  The Contractor shall be responsible for integration and verification of the ISS Vehicle as defined by SSP 41000.  The Contractor shall technically penetrate into International Partner/Participant design, development, verification processes, and fabrication to the extent required to ensure physical, functional, safety, and operational compatibility at the element-to-element interface within constraints of the Memoranda of Understanding (MOUs), Intergovernmental Agreements (IGAs), and Joint Management Plans (JMPs).  The Contractor shall technically penetrate into GFE element design, development, verification processes, and fabrication to the extent required to ensure physical, functional, safety, and operational compatibility at the element-to-element interface within the bounds of the SOW.  The Contractor shall be responsible for system performance as set forth in clause B.4.

I&O	c.  The Contractor shall provide Government Furnished Equipment (GFE)/Government Furnished Data (GFD) Integration, including:

1.  Maintaining GFE status and schedule visibility.

2.  Providing a single point of contact for NASA/Boeing GFE coordination.

1.1	ISS ANALYSIS AND INTEGRATION (WBS 1.1)

I&O	The Contractor shall be responsible for overall ISS System analysis, integration, and issue resolution within the scope of this SOW.

1.1.1	SYSTEM REQUIREMENTS (WBS 1.1.1)

I&O	a.	The Contractor shall define and allocate system-level functional and performance requirements.  The Contractor shall identify and resolve requirements issues across the ISS System except for facilities (other than defined in this SOW), personnel, and services.

I&O	b.	The Contractor shall develop, document, and maintain the following specifications:

ISS System Specification (DR MG02).

I&O	c.	The Contractor shall develop and document International Partner/Participant Segment Specifications (DR VE08).  The Contractor shall maintain or support International Partner/Participant maintenance of International Segment Specifications in accordance with DR VE08.

I&O	d.	The Contractor shall assess the suitability of the Androgynous Peripheral Attachment Systems (APAS), as defined by the APAS Procurement Specification (JSC 26938), for its intended ISS use.  The assessment shall determine if the APAS Procurement Specification (meets/exceeds, does not meet, or is not applicable to) the allocated requirements from the PMA-1 (S684-10115C) and PMA (SP-M-301F) Specifications.  The Contractor shall identify the APAS data required for integrated verification of the PMA, PMA-1, US On-orbit Segment, and ISS System.  The Contractor shall provide a documented summary of this assessment including the “does not meet” finding, and participate in an APAS Assessment Review Meeting upon completion of the assessment to formulate resolution/action plans.

I&O	e. 	The Prime contractor shall provide the following to NASA as part of the NASA ICM development effort:

I&O	1.	The Contractor shall perform an integrated flight safety hazard analysis of the ICM (to be launched on flight 2A.X after March 2000) to support a phase 2/3 Flight Safety review on November 15, 1999.  The Phase 3 portion of the review shall be limited to verification associated with the ICM vehicle.  NASA will ensure that the necessary vehicle data and support are provided by the ICM vehicle developer to support the integrated analysis.

I&O	2.	The contractor shall analyze FGB/ICM heat exchange across the passive Androgenous Peripheral Attachment System (APAS) and submit findings in contractor format via Houston.

I&O	3.  The contractor shall provide engineering support for resolution of ICM interface and requirements issues.  Contractor support shall include preparation of high level plans and schedules and providing technical assistance as required.

I&O	f.	The Contractor shall:

I&O	(1)		Establish an RTM Class for SSP 54500;

I&O	(2)		Rebuild SSP 54500 Tables and Figures for Interleaf/RTM;

I&O	(3)		Type the SSP 54500 document into the RTM database;

I&O	(4)		Update the SSP 54500 class for the three SCNs, SCN 001, (SSCN 315), SCN 002 (SSCN 336), and SCN TBD (SSCN 773),

I&O	(5)		Link the SSP 54500, section 3.2.1.x through 3.6 requirements to the SSP 41000 requirements;

I&O	(6)		Link the SSP 54500 requirements invoking applicable documents to the reference class;

I&O	(7)		Link the SSP 54500, section 3 requirements to the SSP 54500, section 4 verification;

I&O	(8)		Extract traceability reports and documents, and provide them to NASA in contractor format for comparison to the original documents plus SCNs from NASA.

I&O	g.	The Contractor shall document Node 2 and Node 3 specifications in accordance with DR VE08.

I&O	h.	The Contractor shall provide the capability to maintain specifications and ICDs by incorporating approved changes.  This includes contractor controlled and Government controlled contractor documentation (i.e. post allocated-baseline transfer).

I&O	i.	For non-Prime changes, the Contractor shall review, coordinate, and update the ISS technical baseline utilizing necessary resources to maintain (book manage) the technical baseline and assure it agrees with NASA documents, ISS interface Control Documents (ICDs) external to the USOS segment, Government Furnished Equipment ICDs, specifications, and exceptions to SSP 41172.  In addition, during this maintenance activity, the contractor shall review non-prime NASA controlled and maintained documentation and changes to insure that these type of changes do not impact or violate overall ISS requirements.

1.1.2	VERIFICATION (WBS 1.1.2)

I&O	a.	The Contractor shall develop, document, and maintain a comprehensive verification and certification process that will verify the ISS system complies with the requirements in SSP 41000.  The Contractor shall develop, document, implement, and maintain a comprehensive verification and certification process that will verify the ISS System complies with the requirements in SSP 41000. In performing this task, the Contractor shall:

I&O	Reserved

I&O	(2)  Perform technical coordination with CSA, ESA, NASDA, ASI, and RSA for all integration and verification tasks required to implement the Bilateral Integration and Verification Plans (BIVPs). This activity shall include Contractor performance of the verification tasks envisioned in the BIVPs for performance by the U.S. Government, to the extent that the Contractor shall act as NASA’s agent to assess the verification processes of the International Partners/Participants in accordance with agreed to process sampling criteria (i.e., reviews, plans, procedures, test conduct, and reports).

I&O		(3)  Analytically certify compliance with SSP 41000 using best available data.

I&O	b.	The contractor shall develop and document a Program Master Integration and Verification Plan (DR MG05).

1.1.3	CONFIGURATION MANAGEMENT (WBS 1.1.3)

I&O	a.  	The Contractor shall establish and implement a system to identify, define, control, and verify the ISS System configuration in accordance with the ISS Program Configuration Management Requirements (SSP 41170).

I&O	b.  	The Contractor shall implement the Program’s configuration management process, including the following:

- Board preparation

- Minutes

- Action tracking

- Change management

- Configuration status

- Files/documentation maintenance

- Configuration audits.

I&O	c.	The Contractor shall document and process for approval waivers and deviations to contract or program requirements to meet the intent of MIL-STD-480.

I&O	d.	The Contractor shall establish, maintain, and utilize a configuration status accounting system capable of providing status of all configuration items.

I&O	e.	The Contractor shall control and status the as-designed and as-built configuration through CI/CSCI acceptance.

I&O	f.	The Contractor shall provide support to NASA for controlling on-orbit Vehicle configuration.

I&O	g.	The Contractor shall develop and maintain a program documentation tree to include all contract technical and programmatic documentation.

I&O	h.	The Contractor shall perform a data management function to schedule, format, manage, deliver, and retain the contract data and program-level documents. Develop and maintain a Data Accession List (DR PC14) that lists all Engineering Release Unit (ERU) internally released documentation generated by the Contractor, Product Groups, and their Suppliers in support of the work effort defined in this SOW.

I&O	i.	The contractor shall develop and provide documentation in accordance with SSO 50010-01, Volume 1.

I&O	j.	The contractor shall maintain stage drawings by incorporating NASA approved changes affecting:  stage drawing trees; stage top assembly drawing and parts list; and on-orbit installation drawings and parts lists.

1.1.4	PROGRAM INTEGRATION AND RISK MANAGEMENT (WBS 1.1.4)

The Contractor shall implement a Program Integration and Risk Management System as follows:

I&O	a.	The Contractor shall develop, maintain, and report an Integrated Risk Posture (DR RM02) that shall include an evaluation of all program risk categories. These categories shall be defined as technical, programmatic, supportability, safety, cost (development and life cycle), and schedule.

I&O	b.	The Contractor shall develop and implement a process to integrate, track, and report program activities to support development of the program-level risk posture. This process shall include:

(1) Issues and change packages requiring program-level decisions have program-coordinated assessments of impacts and risk implications to cost, schedule, and technical performance.

(2)  Identification and storage of risk items.

I&O	c.	The Contractor shall develop a Program Integration and Risk Data Management system capable of maintaining a record of program-level actions, responses to external action items, and program risk data.

I&O 	d.	The Contractor shall define a set of quantitative program metrics to provide trend analyses to predict threats to cost, schedule, and technical performance.

I&O 	e.	The Contractor shall develop and document quantitative analytical tools to facilitate the management decision process for risk identification, assessment, and mitigation processes.

    - International Software Provider

I&O	The Contractor shall assist NASA in the coordination of technical and programmatic efforts between U.S. and international software provider organizations to support timely delivery and proper performance of international provider software.  This shall include assistance in coordinating, conducting and providing inputs for reviews, meetings (at both US and International locations) and telephone conference calls, support for coordinating requirement change requests, evaluation of schedule change requests, assistance in technical issue resolution, risk assessment and progress reporting.

1.2	PROGRAM CONTROL AND BUSINESS MANAGEMENT (WBS 1.2)

I&O	a.  The Contractor shall develop program control and business management processes and systems necessary to plan, implement, control, and assess the Prime contract effort and perform the reporting as defined in the Data Requirement Descriptions (DRDs).

I&O	b.  The Contractor shall perform technical definition of Government requested changes and proposal preparation of Government approved changes.

I&O	c.  Technical Definition - The contractor shall perform technical studies and evaluations to resolve implementation issues and the addition of new contract scope.  A Space Station Change Memorandum (SSCM) will be prepared documenting the contractor's technical approach and schedule.

I&O	d.  Cost Estimates and Proposal Preparation - The contractor shall submit proposals.  Proposal preparation activities will commence once a change directive has been signed, receipt of a request for proposal, UCA, or as directed by NASA.

1.2.1	PROGRAM PLANNING AND CONTROL (WBS 1.2.1)

I&O	a.	The Contractor shall develop and maintain the Program Work Breakdown Structure (WBS) and WBS Dictionary (DR PC01).

I&O	b.	The Contractor shall develop and implement the program planning and control process.

I&O	c.	Deleted

I&O	d.	The Contractor shall develop, maintain, and assess all ISS program schedules to the appropriate level of the Program Work Breakdown Structure (WBS). All team schedules related to the performance of this contract shall be part of an integrated scheduling system that includes planning data from all program participants. The Contractor shall provide an integrated program schedule (DR PC06) that assures that Program Schedules are consistent with budget targets and with the major program milestones.

I&O	e.	The Contractor shall use performance metrics program-wide to effectively measure, trend, and report against established baselines.

I&O	f.	The Contractor’s program management shall be responsible for maintaining communication channels with NASA program management, and maintaining external communication plans.

1.2.2  FINANCIAL MANAGEMENT (WBS 1.2.2)

I&O	a)	The Contractor’s program management shall effect proper financial control disciplines throughout the program for early identification and resolution of potential threats to program success, and assure compliance with Federal financial reporting requirements.

I&O	b)	The Contractor shall define, develop, and maintain a financial management system for the accumulation, analysis, and documentation of cost and staffing data to the appropriate level of the Prime Contract portion of the Program WBS. The Contractor shall provide and maintain an Earned Value Measurement System (EVMS) to provide an assessment of the integrated cost and schedule performance data in accordance with the Contractor’s NASA-approved systems. The Contractor shall provide a EVMS plan and reports (DR PC07).

- INFORMATION SYSTEMS (WBS 1.2.3)

I&O	a)	The Contractor and subcontractors shall use information systems that are compatible with the ISS Program Information Systems Plan. The Contractor and subcontractors shall be able to access the ISS computer systems defined in the Program Information Systems Plan at the Johnson Space Center to deliver and retrieve information electronically.

I&O	b)	The Contractor shall provide an initial data submittal to support the Information Technology (IT) planning process. The initial submittal shall include an inventory of all IT purchased for and directly charged to the contract. The submittal shall also include all IT planned for purchase along with the rationale and justification for those purchases. As new/future requirements are identified the contractor shall submit with its request, pursuant to the general provisions of the contract, the rationale and justification for the new/future requirements.

    - Software Engineering Institute Certification

I&O	The Contractor shall define a process, develop a plan and implement the plan to meet the Software Engineering Institute (SEI) guidelines for level five software control.

1.2.5 – 1.2.17….Reserved

- VEHICLE DEVELOPMENT (WBS 1.3)

The Contractor shall:

DDT&E	a)	Design, develop, verify, fabricate, and deliver the U.S. On-Orbit Segment, except for Node 2,  and FGB that meet the requirements of SSP 41162 and SSP 50128 respectively.

I&O	b)	Integrate USOS Contract End-Items (CEIs) into Launch Packages which shall be compatible with incremental on-orbit assembly and U.S. launch vehicle capabilities, and shall be consistent with the Multi-Increment Manifest Document (SSP 50110).

I&O	c)	Analytically integrate all ISS Launch Packages, including International Partners/Participants, into Stages.

I&O	d)	Derive requirements to enable each on-orbit stage to operate and to support subsequent assembly operations.

DDT&E	e)	Provide USOS support equipment required for flight software, flight hardware, assembly, servicing, handling, check-out, and maintenance during launch processing and on-orbit operations.

DDT&E	f)	Provide MIL-STD-1553 data bus cables and coupler sets to RSA as defined in the DIL for integration into the Service Module and the FGB.

DDT&E	g)	Node 2 of the USOS will be provided by NASA as GFE.

OPD	h)	Provide USOS support equipment, as identified in paragraph 1.5.8 and subparagraphs, required for the processing of spare parts for on-orbit flight hardware from launch processing/Shuttle integration, on-orbit de-integration, on-orbit handling and storage, on-orbit recovery and integration into the Space shuttle, and on-the ground de-integration.

1.3.1	VEHICLE ANALYSIS AND INTEGRATION (VA&I) (WBS 1.3.1)

I&O	a.   The Contractor shall define, analyze, and verify ISS Vehicle as defined in SSP 41000 functional capabilities and performance using best available data.  The Contractor shall define, and analyze ISS Vehicle functional capabilities and performance as defined by SSP 41000.  This activity shall include periodic design assessments to show buildup to the Certificate of Flight Readiness (CoFR) for the ISS Vehicle as defined in SSP 41000 using best available data.  The Contractor shall follow the process used for the CoFR as documented in SSP 50108 “Certification of Flight Readiness Process Document.”

DDT&E 	b.   The Contractor shall assess Contract End-Item (CEI) performance to show compliance with the requirements of SSP 41162 and the capability to interface with other ISS segments.

1.3.1.1	Subsystem Architecture and Analysis (WBS 1.3.1.1)

The Contractor shall:

I&O	a.	Define, develop, and maintain the end-to-end subsystem hardware, software, and firmware architecture and topology (including partitioning and allocating subsystem functions, requirements, and interfaces to the end-item level) for the U.S. On-Orbit Segment that comply with the requirements of SSP 41162. The architecture and topology shall be compatible between subsystems and across elements.

I&O	b.	Through coordination with the International Partners/Participants and NASA Ground Segment participants, define, develop, and maintain the end-to-end subsystem architecture and topology (including partitioning and allocating subsystem functions, requirements, and interfaces to the segment-level) for the International Partners/Participants, USOS, GFE Elements and U.S. Ground Segments that comply with the requirements of SSP 41000.

I&O	c.	Define and maintain an Integrated Signal List (ISL) (DR VE28) for the ISS Vehicle as defined in SSP 41000.

I&O	d.	Define and maintain an end-to-end hardware and software architecture that satisfies the failure tolerance requirements of SSP 41162.

I&O	e.	Conduct and document analyses to verify that the connectivity portion of the VMDB represents the as-built U.S. On-Orbit Segment.

I&O	f.	Conduct and document analyses to verify that the connectivity portion of the VMDB reflects the ISS Vehicle as defined in SSP 41000 end-item channelization requirements.

I&O	g.	Conduct and document on-orbit Vehicle failure assessment analyses for each ISS Vehicle as defined in SSP 41000, including assembly operations.  Conduct and document on-orbit Vehicle failure assessment analyses for each post flight 17A contract end-item including assembly operations.

I&O	h.	Establish the process for verifying analytical models to be used across the program to identify, list, verify, validate, and ensure consistency of verification and integration analyses across all organizations.

I&O	i.	Define and maintain power quality standards for the Vehicle except the Russian segment. This shall include the power consumer interfaces and constraints required to maintain power quality. For the GFE elements and the International Partners/Participants, this shall be limited to that definition at the USOS interface required for total ISS System Specification performance.

I&O	j.	Integrate passive Thermal Control functions across the U.S. On-Orbit Segment and provide thermal environments data.

I&O	k.	Analyze the end-items to demonstrate integration of the human engineering design across the U.S. On-Orbit Segment, except Node 2, including internal and external crew interfaces and tasks, and worksite integration.  Prime shall determine the Primary Translation Path Corridor on the GFE provided Node 2 to ensure that the USOS Translation Path is continuous.

I&O	l.	Define and maintain a robotics systems integration standard. The Contractor shall analyze robotic systems used on the Vehicle that interfaces with the USOS hardware in accordance with SSP 41000 and appropriate Contract End-Item (CEI) specifications. The Contractor shall analyze the ability of the ISS and Shuttle robotics systems, in conjunction with the on-orbit robot compatible berthing mechanisms and related cue systems, to support assembly of the Vehicle.  The Contractor shall analyze the capability of the U.S. and CSA robotics to place external payloads in all external payload positions except on the Russian segments.  The Contractor shall analyze the ability to perform maintenance on the USOS and support GFE element and International Partners/Participants’ maintenance through interface definition. The Contractor shall perform integrated performance analyses for Vehicle robotic operations including kinematics, and operations assessments for Vehicle assembly, maintenance, and payload handling using best available GFE elements and International Partner/Participant-provided (GFD) models.

I&O	m.	Conduct end-to-end analyses to support extravehicular activity (EVA) for USOS, except Node 2, and interfaces between International Partners/Participants and the USOS; and interfaces between the GFE elements and the USOS.

I&O	n.	Define Station Management & Control (SMC) methodologies and requirements (DR VE07) and shall:

I&O	(1)  Perform Vehicle and subsystem Failure Detection, Isolation, and Recovery (FDIR) analyses for the ISS Vehicle as defined by SSP 41000.

I&O	 	(2)  Perform assessments of all telemetry and data passing through the USOS.

I&O	(3)  Provide USOS Vehicle-to-ground and external USOS command and control interface requirements.

I&O	(4)  Provide USOS Vehicle-to-crew command and control interface requirements.

I&O	o.	Develop a Software Development Plan (DR VE29) consistent with DOD-STD-2167 and the Software Standard Procedures Specification.

I&O	p.	The contractor shall develop an external ammonia ion gauge leak locator specification in accordance with VE07. As a part of this effort, the contractor shall review existing requirements, review current design data, conduct trade studies, and submit requirements for a leak locator assuming minimal or no modifications to existing design.

I&O	The contractor shall document the feasibility of using the leak locator within the existing design. The contractor shall provide a presentation documenting the trade studies, proposed requirements, and options resulting from the tasks performed support of this effort. The contractor shall identify potential cost, weight, power, volume, and schedule impacts resulting from modifications to accommodate the leak locator. The contractor shall submit electronic and hard copy versions of the presentation in contractor format. Electronic copies shall be compatible with MS Word version 5.1, excel version 4.0, or Mac Draw Pro 1.5v2.

I&O	The contractor shall support follow on questions and tasks relating to this effort through October 30, 1995.

I&O	q.	For the Russian Service Module the Contractors shall accomplish the following:

(1)  Provide a one-time update to the Russian Service Module thermal control system models for the organic silicon loop and internal water glycol loop to the latest system designs.

(2)  Perform a one-time thermal analysis of the Russian Service Module thermal control system using updated models and map minimum assured heat rejection capability at flights 1R, 6A, 9A.1 and assembly complete over the entire range of possible beta angles and attitudes.

- Provide analysis results and conclusions to the Government in contractor’s format.

I&O	r.	Provide support to NASA for end-to-end design analysis and verification analysis of the ISS video system.  Total labor hour expenditure for this effort shall not exceed 0.50 equivalent persons during the period beginning July 15, 1998 and extending through July 15, 2000.

I&O	s.	The Contractor shall perform integrated analysis of the CAM, CRV, and Re-phased Hab to identify any interface, safety, operational, or performance incompatibilities between these GFE elements and the ISS System.

I&O	t.	Provide technical expertise for end-to-end design analysis, verification analysis and test and evaluations of the ISS audio, video and space-to-space systems, space to ground systems, including Government Furnished and International Partner systems.

1.3.1.2	Vehicle Analysis (WBS 1.3.1.2)

The Contractor shall:

I&O	a.	Conduct and document per the VAC process integrated configuration and performance analyses of the ISS Vehicle as defined by SSP 41000 and SSP 41162.

I&O	b.	Conduct analyses to identify and document interim assembly stage nominal capabilities. The Contractor shall document and retain requirements rationale. Derived requirements shall be documented in the appropriate Contract End-Item (CEI) specifications (DR VE07). The Contractor shall resolve any issues identified as a result of these analyses.

I&O	c.	Integrate the requirements and design of all elements, including those provided by NASA and the International Partners, and perform end-to-end analyses of the vehicle and its integrated subsystems.

I&O	d.	Provide analysis and data inputs to the Multi-Increment Manifest Document SSP 50110.

I&O	e.	Analyze First Element Launch (FEL) through Vehicle Assembly Complete to determine that each stage will operate and support subsequent assembly operations.

I&O	f.	Prepare, implement, and maintain a plan for development and control of ISS Vehicle structural design loads and provide load reports (DR VE12).

I&O	g.	Analyze ISS System performance with the induced effects of the Space Shuttle Orbiter and other International Partner/Participant Earth-to-orbit vehicles during proximity operations and mated conditions to evaluate ISS System functionality and performance (DR VE23). The Contractor shall resolve any ISS Vehicle, as defined by SSP 41000, issues identified as a result of these analyses.

I&O	h.	Prepare, implement, and maintain a plan for development and control of ISS Vehicle thermal elements integration and integrated thermal performance analyses (DR VE15).

I&O	i.	Develop and maintain the Microgravity Control Plan (DR VE16) for the ISS Vehicle.  Implement the Microgravity Control Plan (DR VE16) for the ISS Vehicle, as defined by SSP 41000.

I&O	j.	Develop, implement, and maintain the Fracture Control Plan for the USOS (DR VE26).

I&O	k.	Conduct and document analyses to support the NASA planning for early ingress to the ISS for flights 2A, 3A, and 4A.

I&O	n.	The Contractor shall conduct analysis, test, and inspections of the USOS exposed external equipment to determine M/OD induced functional failures of the critical hardware on S0, S1, P6, and Z1.  The contractor shall identify potential hardware solutions needed to reduce risk to the vehicle.  The contractor shall document analysis, test, inspection and potential hardware modifications in subcontractor format, and deliver the results to the Government.

I&O	o.	Conduct and document an integrated analysis of ATV and HTV on-orbit configuration requirements and interfaces to identify any interface, safety, operational, or performance incompatibilities between these vehicles and the Vehicle.  Analysis shall be based on the best available GFD.

I&O	p.	The contractor shall support the Government in assessing off-nominal assembly scenarios and operational risk mitigation activities.

1.3.1.2.1   On-Orbit Check-Out:  Development of ISS Program Policy and PMI & VP Update

I&O	The Contractor shall develop:  (I) in concert with NASA, an update of the Program Master Integration and Verification Plan (PMI & VP) establishing the policy and concept for identifying and defining on-orbit check-out requirements, (ii) a joint program directive by which to implement the PMI & VP policy and requirements, and (iii) “from/to” revisions of all Class I controlled documents affected by the PMI & VP update.  (Note:  Implementation of the program on-orbit check-out policy will be by contract action separate from which authorized the work described immediately above.)

1.3.1.2.2    Propulsion Module Design and Implementation and Long Lead Development (SSCN 1813)

I&O	The Contractor will complete requirement definition, initiate development of an overall program operating plan and support NASA in developing a phased acquisition approach for the Propulsion Module.  Additionally, the Contractor will accomplish long lead design, initiate ICD development, finalize procurement specifications and complete study effort in preparation for, but not including, long lead item procurement.

1.3.1.3.	Vehicle Integration (WBS 1.3.1.3)

I&O	The Contractor shall perform: engineering planning, vehicle definition, engineering data management, interface definition, and resource management as defined in the following paragraphs.

1.3.1.3.1	Engineering Planning

The Contractor shall:

I&O	a.	Develop and implement an Engineering Management Plan for the U.S. On-Orbit development program.

I&O	b.	Develop, implement, and maintain a system-level Design Review Plan that defines the schedules, products, and processes required to implement design reviews that will support the incremental launch and assembly of elements and subelements.

I&O	c.	Develop, integrate, and maintain Vehicle engineering milestones to be input into the Integrated Program Schedule (DR PC06).

1.3.1.3.2	Vehicle Definition

The Contractor shall:

I&O	a.	Reserved

I&O	b.	Develop and maintain the USOS element-level functional interfaces and Vehicle topology.

I&O	c.	Develop the ISS System top-level assembly drawings for each stage of the ISS Vehicle.

DDT&E, I&Od.	Prepare, maintain, and submit engineering drawings in accordance with DR PC05.

Spares, OPD

I&O	e.	Develop and maintain a Vehicle indentured parts list (DR VE32) for the ISS Vehicle, as defined by SSP 41000.

I&O	f.	Provide Stage Interconnect Diagrams (VE36) thru Flight 6A.  Provide Integrated Functional Schematics as described in DR VE36 for the ISS Vehicle.

I&O	g.  Provide On-orbit Stage Configuration Drawing, showing the stage complete configuration of Contractor provided USOS end items with on-orbit installed and removed items accounted for within the drawing, in accordance with DR PC25.

I&O	h.  Provide Stage Drawing Tree with IPL for each stage in accordance with DR PC25.

I&O	i.  Provide On-orbit Installation Drawings for Contractor and Government provided hardware and software in accordance with DR PC25.

I&O 	j.  Provide On-orbit Installation Drawings for Government provided hardware and software in accordance with DR PC25.

I&O	k.  Provide On-orbit Interface Equipment Installation Drawings for IP provided hardware and software interfacing On-orbit to Contractor hardware and software in accordance with DR PC25.

I&O	l.  Provide On-orbit Installation Drawings for IP provided berthing element hardware in accordance with DR PC25.  These drawings shall be in accordance with DR 25, except IP Element to Element Drawing Interface will not be shown, installation and assembly constraints will be omitted; and the drawing package will not be complete for the purpose of establishing configuration identification of the IP segments.

1.3.1.3.3	Engineering Data Management

I&O 	The Contractor shall capture, store, integrate, and deliver to NASA the Vehicle safety and engineering data needed for ISS Vehicle integration and operations in the Vehicle Master Data Base (VMDB). Scope, content, and functionality shall be in accordance with DR VE32. The Contractor shall maintain change control of the data within the VMDB.  The Contractor shall accommodate presentation of data in both English and Metric Units in the VMDB.  Data which is not stored as numerical tabular data within the VMDB will not be converted, such as drawings and performance data.

I&O	The Contractor shall capture, store, and integrate the best available GFD Vehicle safety and engineering data needed for post ISS DIL Vehicle integration and operations in the Vehicle Master Data Base (VMDB).  Scope, content, and functionality shall be in accordance with DR VE32.  The Contractor shall maintain change control of the data within the VMDB.  The Contractor shall accommodate presentation of data in both English and Metric Units in the VMDB.  Data, which is not stored as numerical tabular data within the VMDB, will not be converted, such as drawings and performance data.

1.3.1.3.4	Interface Definition

I&O	a.  The Contractor shall define, document, and maintain inter-segment interfaces as assigned in SSP 30459 (DR VE05). The Contractor shall support development of GSE-to-facilities interfaces and GFE interfaces.

DDT&E	b.  The Contractor shall define, document, and maintain the element-to-element, element-to-GSE/facilities, and software interface requirements and interface design implementation for the U.S. On-Orbit Segment (DR VE06).

1.3.1.3.5   Resource Management

The Contractor shall:

I&O	a.	Develop, track, maintain, manage, and control the allocation of Vehicle technical resources including establishment of program technical reserves.

I&O	b.	Report the status of technical resources of the ISS Vehicle.

I&O	c.	Establish, track, and maintain Technical Performance Measures (TPMs) to provide assessments of program performance versus engineering requirements.

1.3.1.4.	  Vehicle Effectiveness (WBS 1.3.1.4)

I&O	a.	The Contractor shall implement a EEE and Mechanical parts management function as defined in SSP 30312. The Contractor’s parts management processes shall control parts activities from design and development through use and maintenance. As-designed and as-built parts lists shall be accessible in electronic format.

I&O	b.	The Contractor shall implement a materials and processes control function as defined in SSP 30233. The Contractor shall develop, implement, and maintain the Materials Identification Usage List (MIUL) (DR VE09) and Materials Usage Agreements (MUAs) (DR VE10).

I&O	c.	The Contractor shall perform Vehicle risk analyses to identify risk probabilities, risk consequences, and risk abatement strategies.

I&O	d.	The Contractor shall implement a natural and induced environments control program consistent with the environment requirements defined in SSP 41000.  The environments control program shall include radiation characterization testing.

I&O	e.	The Contractor shall develop and implement an Effectiveness analysis tool for conducting trade analyses.  Factors shall include performance, risk, cost, and schedule. Performance criteria shall be derived from the performance requirements of SSP 41000.

1.3.1.5	Vehicle Verification (WBS 1.3.1.5)

DDT&E	The Contractor shall develop, document, implement, and maintain a comprehensive verification and certification process that will demonstrate that the USOS complies with SSP 41162.

I&O	a)  The contractor shall develop, document, implement, and maintain a comprehensive verification and certification process when integrated with the certified International Partner/Participant segments, certified GFE elements, and U.S. Ground segments, the assemblage complies with SSP 41000.

The Contractor shall:

I&O	(1)		Implement the Program Master Integration and Verification Plan (DR MG05) for the ISS System, as defined by SSP 41000.

I&O	(2)		Develop and implement the Integration and Verification Implementation Plan (I&VIP) for the ISS Vehicle, as defined by SSP 41000.

I&O	(3)		Develop and implement a verification process beginning with requirement verification and ending with formal closure, certifying specification compliance, and execution of assembly and checkout for the ISS System, as defined by SSP 41000.

I&O	(4)		Develop, document, and manage specification verification requirements (DR VE20) for the ISS System as defined by SSP 41000.

I&O	(5)		Develop, implement, and maintain a Program Verification Information System (PVIS) database as defined in the Program Master Integration and Verification Plan (DR MG05).  This requires performing the following tasks:

I&O	(a)	Develop the PVIS Process document and PVIS Software Requirements document and maintain the PVIS Process document.

I&O	(b)	Develop a requirements traceability for the ISS System and U.S. On-Orbit Specifications (DR VE24).

I&O	(c)	Develop verification traceability reports for the ISS System and U.S. On-Orbit Segment Specification (DR VE24).  Traceability shall be through closure for the ISS System as defined by SSP 41000.

I&O	 (d)	Provide traceability to closure for Assembly, Checkout, Operations, Maintenance, and Configuration Requirements items in PVIS (DR VE 24).

I&O	b.	The Contractor shall be responsible for test operations by providing requirements, plans, procedures, and reports; and performing integrated test and checkout activities in accordance with the Program Master Integration and Verification Plan, D684-10020-1.*

*Note:  Documents referenced in this document shall not be considered applicable to this contract.

I&O	c.	The Contractor shall implement the Bilateral Integration and Verification Plans for CSA, ESA, NASDA, ASI, and RSA.

DDT&E	d.	The Contractor shall show compliance with SSP 41162.

I&O	The contractor shall support an Ammonia Verification test of the Moog built Fluid Quick Disconnect Coupling (FQDC) at the NSLD Ammonia Boiler System Facility in Cape Canaveral, Florida.  PG2 (MOOG) is required to monitor the test set up and test, and to additionally provide the following hardware:  vacuum canister, valve actuation torque wrench, and tools for the insertion of the valve into the canister.

DDT&E	e.	In support of the Robotic Workstation (RWS) and Artificial Vision Unit (AVU) Government Furnished Material, the Contractor shall be responsible for installation of RWS and AVU components, and associated cable, wire, connectors, and connector pins in the USL and Node 1.  The Contractor shall also be responsible for performing continuity tests of related wiring, and verification of satisfactory RWS equipment power up for USL and Node 1 equipment.

I&O	f.	The Contractor shall physically verify all Flight 2A-7A element’s interfacing cable umbilicals and fluid lines/IMV ducting which are mated to a corresponding ISS element for the first time on-orbit.  (This specifically includes Node 1/MPLM, Node 1/Cupola, PMA-2/Node 2, Lab/SSRMS (PDGF and electrical interface) and Lab/UHF Antenna as Government Furnished Equipment.)

I&O	g.	The Contractor shall perform, and document results of element cable and fluid mate, demate, and fit checks for all flight elements available through the contract period.

1.3.1.6	Vehicle Requirements (WBS 3.1.6)

I&O	The Contractor shall develop, document, and maintain a complete specification definition of the U.S. On-Orbit Segment and its elements, including Ground Support Equipment (GSE), Flight Support Equipment (FSE), and Orbital Support Equipment (OSE) (DRs VE02, VE07).

1.3.1.6.1  Robotic Workstation

I&O	The Contractor shall support NASA development of a draft Government Furnished Material (GFM) prime item development specification to define the Space Station Robotic Workstation

1.3.1.7	Vehicle Test

I&O	The Contractor shall perform the Joint U.S./Russian Audio Test to be conducted in the engineering laboratories of the Marshall Space Flight Center (MSFC) Audio Lab in Huntsville, AL. NASA will provide access to the MSFC Audio Lab and the following Russian hardware for the test:

1	-	Commutator Switch (development)

2	-	User Panels (development)

1	-	Power Cable with end interfacing to U.S. provided power sources (unterminated)

1	-	audio interface cable unterminated at the FGB to PMA interface plain end and built to flight cable length

2	-	headsets

-	all necessary Russian-to-Russian test and signal cabling

As a part of this effort the Contractor shall:

I&O	a.	Provide a test director to be in charge of the test, facilitate the test conduct, and to ensure safe and expedient test completion.

I&O	b.	Develop a test procedure for the Joint U.S./Russian audio test.

I&O	c.	Provide the following hardware of engineering development model fidelity or greater for the test:

1	-	Russian Audio Interface Unit (RAIU)	Part number 3000002-102

2	-	Audio Terminal Unit	Part number 3000001-102

1	-	Internal Audio Controller	Part number 3000016-102

1	-	Audio Bus Coupler	Part number 3000005-102

2	-	Headset	Part number PC-01/NASA

2	-	Headset Control Unit w/extension cable	Part number 386-28015-1

1	-	Audio Test Set	Part number 3000020-101

1	-	Set of external (Lab type) power supplies for U.S. and Russian provided hardware

1	-	Set of connector sufficient to terminate the power supply end of the Russian power cable to the Lab power supplies

1	-	Connector pair for the audio interface at the FGB/PMA interface plane

1	-	Audio interface cable unterminated at the FGB to PMA interface plane end and built to flight cable length

1	-	Power and signal cable sets (including power bus bars and all required connectors) required to power and connect all U.S. hardware

I&O	d.	Coordinate with NASA to determine test readiness.

I&O	e.	Test for the following parameters as specified in the current versions of SSP 42121 and Harris RAIU type B2 specification B3000002 at the time of the test, measured at each interface or receiving unit, as appropriate:

(1)	Signal Type

(2)	Signal levels (Audio and Push to Talk)

(3)	Amplitude Frequency Response

(4)	Signal to Noise Ratio

(5)	Crosstalk

(6)	Distortion

(7)	Signal Isolation

I&O	f.	Demonstrate the following:

I&O	(1)	Proper operation of audio in both directions when loud annunciation keying lines are asserted (on).

I&O	(2)	Proper operation of audio in both directions when loud annunciation keying lines are not asserted (off).

I&O 	(3)	Russian selection, termination and initiation of audio links.

I&O	 	(4)	U.S. selection, termination and initiation of audio links.

I&O	g.	Test for distribution of audio signals originating from the Russian segment within the USOS.

I&O	h.	Evaluate test results and determine test success based on compliance with the signal levels as specified in SSP 42121 and an audio quality Diagnostic Rhyme Test (DRT) score of no less than 95 percent.

I&O	i.	Prepare a test report which documents test results, test success, and anomalies or deficiencies in the hardware design based on the test results.

I&O	j.	Submit one electronic and two paper copies of the test report written in contractor format no later than 4 weeks after the test completion. The electronic versions shall be compatible with MS Word version 5.1 or Excel version 4.0.

1.3.1.7.1   Vehicle Test

For the Ku-band Forward Link Communications Kit, the Contractor shall:

I&O	a.  Provide technical support for installation instructions and operational instructions for the use of the Development Verification Test Model (DVTM) Space to Ground Transmitter Receiver Controller (SGTRC) in support of engineering tests/evaluations in Electronic Systems Test Laboratory (ESTL) at NASA JSC.

I&O	b.  Provide for the shipping and transportation of the DVTM SGTRC (PG-1 produced development unit  part number 10033649-501, S/N 001), and its associated connector saver (PG-1 produced development unit  part number ENG-970403, S/N 001), to NASA JSC (ESTL).  The DVTM SGTRC is to be provided on loan to the ESTL from 30 Mar 98 to 30 Apr 98, inclusive.  The DVTM SGTRC will then be returned in an "as is" condition to Boeing HB.

I&O	c.  Provide support to define the interfaces for the installation of the Ku-band Forward Link Communications Kit, GFE unique ID number 306621, into the USL rack LAP-1 location cavity.

I&O	d.  Install the Ku-band Forward Link Communications Kit onto the USL at payload express rack location LAP-1 cavity per GFD installation instructions.  The Ku-band Forward Link Communications Kit will be considered a user payload.

I&O	e.  Check out the Ku-band Forward Link Communications Kit after the installation into the USL per GFD checkout procedures.

I&O	f.  Conduct the previously planned functional USL EMC test, with the Ku-band Forward Link Communications Kit installed and operating in the USL at the payload express rack location LAP-1 cavity.  This test will be conducted at KSC.  The intent of this test is to access the EMI and EMC environment of the USL with an operating Ku-band Forward Link Communications Kit installed.

I&O	g.  Remove the Ku-band Forward Link Communications Kit from the payload express rack location LAP-1 cavity, per GFD removal instructions, and confirm that the functionality of the USL has not been changed.

I&O	h.  Provide a test report, in contractor format, within 90 days of completion of the installed Ku-band Forward Link Communications Kit EMI and EMC test.

- Shuttle Avionics Integration Laboratory (SAIL) Testing (WBS 1.3.1.8)

I&O	The Prime Contractor shall demonstrate generic hardware and software compatibility between the cargo element, ISS Vehicle, as defined by SSP 41000, configurations, shuttle avionics, and mission control, via testing in the Shuttle Avionics Integration Lab. (SAIL) facility. The Prime Contractor shall prepare the test requirements and objectives and shall support SAIL engineering in test plans and procedures preparation, test readiness reviews, and test conduct. The Prime Contractor shall lead in resolution of anomalies that are determined to be attributed to the ISS flight system or ISS support equipment

I&O	a)	For the 2A cargo element, three tests will be conducted, the first using early, the second using interim, and the third using flight, software loads for the shuttle and formal qualification tested node control and mission control software.

1.3.1.9  Joint C&DH Tests

I&O	The Prime Contractor shall support the Joint NASA/NASDA C&DH Interface Test of the NASDA/JEM interface in a series of two Development tests at the NASDA TKSC facility in Japan.  This testing will be conducted in the engineering laboratories of NASDA TKSC, Japan.  NASA will provide coordinated contractor access to the NASDA facilities.

I&O	The Contractor shall provide C&DH hardware, specialized test equipment, and hardware vendor support.

As a part of this effort the Contractor shall:

I&O	a.   Provide a test coordinator for the test preparation, test conduct, and test analysis.

I&O	b.	Evaluate NASDA Provided Test Plans, Test Procedures, Summary Report and Problem Report(s).

1.3.1.10  Early Communications System

I&O	The Prime contractor shall provide support to NASA’s integration of the Early Communication (ECOMM) GFE Kit into ISS Node 1.  The GFE Early Communication kit is to be integrated by NASA into the Space Station as follows:

Description				  Quantity	   Location

Command and Telemetry Processor (CTP)	1	Node 1 - Interior

RF Switch	1	Node 1 - Interior

Portcom Transceiver	1	Node 1 - Interior

Antenna Group (Antenna and Ballstack mast)	2	Node 1 - Exterior (hatch)

EVA Change-out Mechanism Socket* 	2	Node 1 - Exterior (hatch)

RF and multi-pin signal feed-through connectors*	8	Node 1 - feedthrough plate

Cable harnesses	Node 1 - Interior and Exterior

* GFE delivered to and installed by Prime or Product Groups prior to 2A launch.

I&O	The Prime contractor shall provide the following support of the ECOMM GFE kit integration into Node 1:

I&O	ECOMM Prime Project Management;

I&O	Communication System engineering support for ECOMM GFE kit and project;

I&O	Delta Operational Review (Flight x Flight) for Flight 2A with ECOMM GFE kit installation included;

I&O	Product assurance support for testing, for safety assessments, for design, and for receiving inspections;

I&O	Development and maintenance of ECOMM equipment to Space Station ICD(s);

I&O	Support integration of the ECOMM GFE kit into the Node 1 ISS data system by providing: architecture definition and documentation, operations support, conduct/document software and software compatibility testing, software ICD and IPCL development/modification, and ECOMM data interface design support;

I&O	Support ECOMM Cargo Element Testing;

I&O	Update Space Station resources to reflect all additional resources required by ISS because of the addition of ECOMM; the additional resources will be provided by NASA;

I&O	Support for integration of the ECOMM GFE kit into the Node 1 ISS Electrical Power System (EPS) by providing architecture definition and documentation, perform power system analysis using ECOMM ORU models, model development, impedance testing, and conduct/document  power system compatibility testing at SPEL;

I&O	Node 1 thermal data and thermal analysis support for ECOMM installation and EPS utilization.

I&O	Support, with NASA, the development of a plan to replace feed through plates with original glass windows on-orbit and to deliver replacement procedures, windows, and equipment.

1.3.1.10.1  Enhanced Simulation for the SVF - The ECOMM CTP Simulator

I&O	For the Space Station Early Communications System (ECOMM) Command and Telemetry Processor (CTP) Simulator for the Software Verification Facility (SVF), the Contractor shall:

I&O	a.  Install two GFE Bit Synchronization Units (unique ID # 106097) and a GFE Ethernet Interface (Ethernet Boards Combination 10BASE2/T, unique ID # 106098) for the SVF to support the addition of the GFE enhanced CTP Simulator Software (unique ID # 106099) into the SVF, in accordance with Test Preparation Sheet (TPS) procedures.  This installation is of a temporary nature, analogous to the temporary installation of ECOMM onboard the ISS.  This equipment shall be removed prior to ISS Assembly Complete, and the SVF restored to its operating state.

I&O	b.  Verify, per ECOMM CTP checkout procedures, that the installation of the enhanced CTP Simulator Software for ECOMM and associated equipment will operate with the SVF while the SVF is standalone, and then also while the SVF is interfaced with the Mission Control Center-Houston.

I&O	c.  Document the results of the ECOMM CTP installation checkout.  This documentation for the closure of this TPS task will be available upon request, in contractor format, no earlier than 30 days after completion of the checkout.

I&O	d.	Update the Technical Task Agreement (TTA) JSC-EV-19, and update SSP 50026-01 and SSP 50026-02 to reflect the new equipment items.

1.3.1.10.2  Deleted

1.3.1.11  Extravehicular Activity Hardware Testing

The Contractor shall provide design and fabrication of HTV hardware and technical expertise for testing planning, setup, execution, analysis and issue resolution for Human Thermal Vacuum testing at the Johnson Space Center.

1.3.1.12  EVA AIT

I&O	The contractor shall support NASA in coordination, management, and implementation of the seven added NBL tests and provide a single point of contact for the Prime product centers.  The seven tests are as follows:

Test #1		Flight 8A		SO Truss

Test #2		Flight 5A & 6A		Lab Module

Test #3		Flight 8A & 9A		S0 & S1 Truss CETA Cart

Test #4		Flight 8A & 10A		Rigid Umbilicals Node 2

Test #5		Flight 8A & UF2		MT & MBS

Test #6		Flight 9A		S1 Truss

Test #7		Flight 12A		P3/P4 Truss

I&O	1.3.1.12.1  NBL EVA Testing

- The Contractor shall support the Government in coordination, management, and implementation of the following NBL tests.

Test #1			Flight 1E		APM (Columbus)

Test #2			Flight 9A		S1 Assembly and Maintenance

Test #3			Flight 10/10A.1		Node 2/Propulsion Module

Test #4			Flight 20A		Node 3

Test #5			Flight 10A/20A		Node 2/3/Hab tray

### Test #6	                          Flight UF-1                     ORU maintenance

Test #7			Flight 14A		Cupola

- Using Government provided data the Contractor shall confirm that GFE mounted on Contractor cargo elements are properly located during NBL EVA testing.

- Using Government provided data, the Contractor shall perform the following in support of NBL development tests involving non-prime cargo elements:

- Provide EVA translation path information.

- Provide relative placement geometry between hardware elements for the test configuration relative to the specific test objectives.

- Provide confirmation that Contractor provided hardware installed on non-prime elements is properly mocked up to allow for EVA worksite NBL evaluation.

- Conduct reviews prior to test of the Contractor provided equipment used on non-prime assemblies.

1.3.1.12.2 EVA Evaluation and Test

I&O	The contractor shall support the Government in coordination, management, and implementation of   EVA evaluation and tests involving contractor, IP, and GFE hardware.

1.3.1.12.3 EVA/EVR Training Support

I&O	The contractor shall support the Government development of crew training hardware for EVA and

EVR activities.

1.3.1.13  Pressurized Logistics Module (PLM) Hatch Operations Kit (PHOK)

I&O	The contractor shall support NASA KSC in the development of a Pressurized Logistics Module (PLM) Hatch Operations Kit (PHOK) by:

I&O	a.  Reviewing existing KSC analysis and note acceptable support equipment to flight hardware interface attachment points.  The contractor shall provide electronic and hard copy versions of the results to KSC no later than July 1, 1998.  Electronic copies shall be compatible with MS Word version 5.1 and Excel version 4.

I&O	b.  Performing loads analysis with the hatch model and verify support equipment structural loads to the hatch structure are within the hatch structural load capacity.  The contractor shall provide electronic and hard copy versions of the results to KSC no later than July 1, 1998.  Electronic copies shall be compatible with MS Word version 5.1 and Excel version 4.

I&O	c.  Supporting KSC CDR of the PHOK by attending the CDR, reviewing the CDR packages, and generating Review Item Discrepancy/Dispositions.

1.3.1.14  Addition of Class H Bonding Straps to Hatches of Node 1

DDT&E	a.  The Contractor shall install two GFE provided Class H Bonding Straps, GFE unique ID # 106100, one each to the Port and Starboard hatches of Node 1 in accordance with GFD installation drawing instructions.  These straps will safely electrically ground the hatches to the structure.  The

port-side hatch is not intended to be opened after the complete installation (i.e. the fastening of both ends) of the bonding strap.  The starboard-side bonding strap will only have one of the two ends installed at this time (the other end will be fastened by the on-orbit crew).

DDT&E	b.  The Contractor shall verify that the installed straps meet the requirements of a class H bond in accordance with SSP 30245, paragraph 3.2.1.1.1.

DDT&E	c.  The contractor shall update Node 1 drawings and associated documentation to reflect the two GFE provided Class H Bonding Straps installed on the Node 1 Port and Starboard hatches.

1.3.1.15  MT T0 MBS Mechanical Interface Test

I&O	The contractor shall support the Mobile Transporter (MT) to Mobile Based Systems (MBS) mechanical interface test at Spar Aerospace in Brampton, Ontario.  The support shall consist of:

I&O 	(1)	preparing the MT Primary Structure and Zero-g Support Equipment (ZSE) without the Load Transfer Units (LTU) and Linear Drive Unit (LDU) for transfer to the test site by NASA provided transportation;

I&O 	(2)	providing masses simulating LTUs and LDU to achieve proper balance during MT handling;

I&O 	(3)	providing a procedure to Spar for handling the MT, installing the MT on the ZSE, and operating the ZSE;

I&O 	(4)	reviewing and providing written comments to the final Spar MT to MBS mechanical I/F test procedure;

I&O 	(5)	participating in a maximum of six test planning telecons each lasting a maximum of four hours starting approximately eight weeks prior to test start;

I&O 	(6)	providing a maximum of four people to participate in a single, three-day technical interchange meeting at Spar Aerospace in Brampton, Ontario;

I&O 	(7)	providing a maximum of three people to participate in a two day test readiness review at Spar Aerospace in Brampton, Ontario;

I&O 	(8)	providing a maximum of four people for two weeks of 5 days per week, eight hours per day period for on-site support of MT & ZSE during MT to MBS interface test.

1.3.1.16  MT To MBS Interface Electrical Continuity Test

I&O 	The contractor shall support the electrical continuity test for the MT to MBS interface at Spar Aerospace in Brampton, Ontario.  The support shall consist of:

I&O 	(1)	reviewing the Spar provided test procedures for continuity tests on 1553 harnesses and video lines;

I&O 	(2)	reviewing and providing comments to final Spar Aerospace electrical test procedure;

I&O 	(3)	participating in a maximum of six test planning telecons each lasting a maximum of four hours each starting approximately eight weeks prior to test start;

I&O 	(4)	providing a maximum of four people to participate in single, three-day technical interchange meeting prior to the test at Spar Aerospace in Brampton, Ontario;

I&O 	(5)	providing adapters to connect to MT wire harnesses during continuity tests;

I&O 	(6)	providing a maximum of four people for two weeks of 5 days per week, eight hours per day period for support of continuity tests including ensuring proper hook up to MT harnesses, direct hands on technician operations on MT hardware, and reviewing and approving any real time procedural changes;

I&O 	(7)	providing a maximum of three people to participate in a two day test readiness review at Spar Aerospace in Brampton, Ontario.  After the test the Contractor shall prepare MT and ZSE for return to PG-1 by NASA provided transportation.

1.3.1.17  Russian/American Convertor Unit (RACU) Test Support

I&O 	Provide engineering support during TIMs and telecons for the purpose of integrating the RACU into the Spacehab module.  Provide engineering support during activation of the RACU on-orbit.

1.3.1.18	Z1 Jumper Cables

1.3.1.18.1  DDCU

DDT&E	a) The Contractor shall design, develop, fabricate, test and deliver Z1 Jumper Cables to the Government. The Z1 Jumper Cables provide for partial restoration of power to Node 1 in the event of loss of either Z1 DC-to-DC Converter Units (DDCU).

DDT&E	b) The Z1 Jumper Cables shall:

(1)	reroute electrical power from the Z1 patch panel X1 to the Secondary Power Distribution Assembly (SPDA) Z1-4B in the event of failure of the Z1 DDCU-4B

(2)	reroute electrical power from the Z1 patch panel X2 to the SPDA Z1-3B in the event of failure of the Z1 DDCU-3B

(3) 	be EVA installable and removable.

(4)	be suitable for their intended temporary use on orbit as a failure work around.

DDT&E	c) The Contractor shall develop, document, and maintain the Z1 Jumper Cable documentation in accordance with DR PC05.

DDT&E	d) The Contractor shall conduct a Critical Design Review with the Government prior to design release for manufacturing.  The Critical Design Review is limited to a drawing review.

DDT&E	e) The Contractor shall perform a fit check of the Z1 Jumper Cables to the Space Station equipment. The Contractor shall document the test results in contractor format and deliver to the Government within 60 days of completion of the test.

DDT&E	f)	The Contractor shall perform a system level functional test using simulated Z1 Jumper Cables in the Space Power Electronics Lab (SPEL).  The Contractor shall document the test results in an Engineering Report and deliver to the Government within 60 days of completion of the test.

DDT&E	g)	The Contractor shall develop, document in contractor format, and deliver the Z1 Jumper Cable Weightless Environment Training Facility (WETF) test plan to the Government 90 days prior to the planned Z1 Jumper Cable WETF test.

DDT&E	h)	The Contractor shall conduct a Z1 Jumper Cable WETF Test Readiness Review (TRR).

DDT&E	i)	The Contractor shall provide Z1 Jumper cables for a WETF test at JSC in the first quarter of the calendar year 1998.

DDT&E	j)	The Contractor shall conduct the Z1 Jumper Cable WETF test at JSC during the first quarter of calendar year 1998.

1.3.1.18.2	RACU Restart Cables

OPD            The Contractor shall design, develop, fabricate, test and deliver RACU Re-Start Cable 1 and Cable 2.  The RACU Re-Start cables shall provide for restart of a P6 power channel following a shutdown of both P6 power channels.

1.3.1.18.3	Cross Channel Connect (CCC) C-Jumper

OPD	The Contractor shall design, develop, fabricate, test and deliver the CCC C-Jumper.  The CCC C-Jumper shall provide the capability for the primary power output of a good channel to power-up the DCSU in a bad channel.

1.3.1.18.4	Secondary Power Feedback Jumper

OPD	The Contractor shall design, develop, fabricate, test and deliver the Secondary Power Feedback Jumper.  The Secondary Power Feedback Jumper shall provide the capability for the P6 DDCU output of a good channel to power the P6 PFCS of a bad channel.

1.3.1.19  KSC Altitude Chamber Reactivation and Element Level Leak Test

I&O	For the KSC Altitude Chamber Reactivation and the Element-Level Leak Tests of the USL and the US Airlock:

I&O	a.  The contractor shall conduct a Helium compatibility analysis and assessment of the USL and the US Airlock equipment.  This analysis and assessment will be used for the development of an element-level leak test plan.  The analysis and assessment will also determine the percentage of Helium, as measured by volume at 20 degrees Centigrade, for the Helium and Air gas mixture to be used as a leak-check medium at 14.7 psig.

I&O	b.  The contractor shall provide a test director to be in charge of the KSC Altitude Chamber Reactivation characterization Test, and the Element-Level Leak Tests of the USL and the US Airlock.

I&O	c.  The contractor shall generate test plans and procedures which include leak isolation and data recording techniques, instrumentation, sensors, operations, and the KSC support requirements.

I&O	d.  The contractor shall conduct a Test Readiness Review (TRR) for each test.

I&O	e.  The contractor shall conduct a characterization Test at KSC using O&C altitude chamber to validate that the reactivated O&C Altitude Chamber is operational.

I&O	f.  The contractor shall conduct an element level leak test on the pressurized configuration of both the USL and on the US Airlock in the O&C Altitude Chamber at KSC, using a 14.7 psig Helium and Air mixture as a leak detection medium to measure the leak rate of each module.

I&O	g.  After test completion the contractor shall return each pressurized element to flight condition.

I&O	h.  For the characterization test and each pressurized element test at KSC, the contractor shall provide a test report to the government, in contractor format within 90 days of completion of each test.

I&O	h.  The contractor shall identify the leak test pass/fail criteria for each pressurized element, based on the specified leak rate, and on the analytical model for the Helium and Air gas mixture leak check medium at 14.7 psig.

1.3.1.20   MSS Control Equipment End-To-End Video Operations Test

I&O	The Contractor shall be responsible to perform the Mobile Servicing System (MSS) Control Equipment End-to-End Video Operations Test (MEVOT) to be performed in the Software Verification Facility (SVF) at the Johnson Space Center, Houston, Texas.

I&O	The MEVOT is a minimal test bed setup because the Extravehicular Robotics (EVR) hardware, Artificial Vision Unit (AVU), Remote Work Station (RWS) Control Electronics Unit (CEU) hardware, Command & Data Handling (C&DH) hardware and Command and Control (C&C) MDM software are already installed. The MEVOT will test the performance of the PG-1, PG-3, and Canadian Space Agency (CSA) video hardware together as one comprehensive system, as well as ability to function with the Prime developed C&C MDM software.

I&O	As part of the MEVOT effort the Contractor shall:

I&O	a.	Provide the following hardware of identified fidelity or greater for the test in the SVF, during the approximate period from January 1998 to August 1998.

| I&O | 1 - | External Video Switching (EVSW), Protoflight Model, with Connector Saver (C/S) and attached cabling to the C/S. The cabling coming out of the C/S includes all the fiber optic lines (10 feet long). | P/N10033180-501 |
| --- | --- | --- | --- |
| I&O | 1 - | External TV Camera Group (ETVCG), Protoflight Model, with Connector Saver and attached cabling to C/S. The ETVCG includes a TV Camera Interface Converter (TVCIC), a Pan Tilt Unit (PTU), and a TV Camera | P/N10033194-501 |
| I&O | 1 - | Video Sub-System Test Set (VDSSTS), Test Support Equipment | P/N10039232-501 |

I&O	b.	Provide additional hardware as identified in the Contractor Furnished Equipment Lists (CFEL) for the test in the SVF, during the approximate period of from January 1998 to August 1998.

I&O	c.	Provide test readiness assessment and coordinate with NASA.

I&O	d.	Provide demonstration testing of the following:

(1)	MCE and Space Station Remote Manipulator System (SSRMS) Video performance

(2)	Demonstrate closed loop functionality of the MSS Control Equipment to ISS and MSS Cameras, video feedback from cameras, and video software testing

(3)	Video routing through MSS/ US On-orbit Segment (USOS) interfaces

(4)	Measure CSA to USOS video transmission quality end-to-end for a worst-case link

I&O	e. 	Test the video signal distribution, originating from the external video camera.

I&O	f.	Provide test anomaly investigations associated with supplied subsystems and hardware (item a. above).

1.3.1.21  KU-Band Antenna Reflection Masking Software

DDT&E	For Ku-band antenna masking software in the Command & Control (C&C) Software:

DDT&E	a.  The Contractor shall provide a maximum of 1280 Labor Hours (LH) for technical meeting support regarding C&T hardware, firmware, communications coverage and communications degradation due to Ku-band antenna software masking, and for supporting analysis to ensure that all requirements are met and all constraints are considered.

DDT&E	b.  The Contractor shall include Ku-band Antenna Masking as part of the Electronic Systems Testing Laboratory (ESTL) Ku-band Testing Plan, and will deliver this test plan document to the Government, in Contractor format, prior to initiation of the test.  The test will demonstrate control of Ku-band antenna through the Space-to-Ground Transmitter Receiver Controller (SGTRC) MIL STD 1553B interface in accordance with enforced masks and limits during the hardware and software integration testing at the ESTL in Houston.  The Ku-band antenna will not actually be part of the test configuration; only commands and responses will be observed with the SGTRC.

DDT&E	c.  The Contractor shall include Ku-band Antenna Masking as part of the Test Readiness Review (TRR) to be held for the Ku-band ESTL HSI Testing.

DDT&E	d.  The Contractor shall conduct the Ku-band Antenna Masking Test as part of the Ku-band ESTL Testing Plan (described above) at the ESTL in Houston.

DDT&E	e.  The Contractor shall implement masks in the Command and Control Software (CCS) software as part of CCS R1 release.

DDT&E	f.  The Contractor shall deliver to the Government in Contractor format via contract letter, the results of the Ku-band Antenna Masking Test (which is only a portion of the Ku-band ESTL Hardware Software Integration Test Report), within 90 days of completion of the Ku-band Antenna Masking Test.

1.3.1.22  Addition of OSE Window Protective Covers for the ISS and Testing of Window

Scratch Panes

DDT&E	For the addition of OSE Window Protective Covers for the ISS, the Contractor shall:

DDT&E	a.	Provide clear plastic Window Protective Covers for both sides of the Hatch Windows and for the normally pressurized side of the Module Windows; they are to be installed on-orbit using hook-and-loop fasteners (Velcro).

DDT&E	b.	Classify the clear plastic Window Protective Covers as OSE.

DDT&E	c.	Perform the following acceptance test on all Scratch Panes.  Each Scratch Pane shall be mounted in a flight-like frame and a static load of 187.5 lb. normal to surface applied to the pane over a one inch diameter circle.  Visual inspections, continuity, and resistance tests

DDT&E	shall be performed before and after each test.  The Scratch Pane shall be considered acceptable when the inspection does not show visible delamination of the pane, heater/bussbar, or RTD, and the tests show the heater/bussbar and RTD have maintained electrical continuity and are within their acceptable resistance tolerance band.

DDT&E	d.  Provide a test report to the Government, in contractor format, within 30 days of completion of the Scratch Pane tests.

1.3.1.23   Power Data Grapple Fixture Cable Harness Installation and Analysis

DDT&E	The Contractor shall perform the analyses required to allow ground installation of the Power Data Grapple Fixture (PDGF) Cable Harness to the USL.  The required analyses shall include structural and thermal analyses of the launch environments, and envelop/interference/accessibility analyses.

DDT&E	The Contractor shall provide any additional interface hardware on the USL required, based on the analyses performed, to enable the PDGF Cable Harness to be pre-installed on the USL.

DDT&E	The Contractor shall ground-install the PDGF Cable Harness on the USL.

1.3.1.24  Russian Thermal Model Development and Support

I&O	The Contractor shall develop, document in contractor format, support TIMs and telecons with the Russians, and deliver via contracts letter no later than 9/30/98 an ISS Thermal Math Model (TMM) for use by RSC-E for their verification of thermal performance of the Russian elements.

1.3.1.25  ACBM to Berthing Plate Integration Design

The Contractor shall:

I&O	a)  Perform a one time design of the ACBM installation based on GFD provided Alenia design models for each unique Node 2 berthing plate including:  wire harness routings, wire harness clamp locations and clamp call-outs, and clamp installation point hole/insert locations.  The Contractor shall provide the ACBM installation design drawings to the Government in accordance with DR PC05 within 120 days after receipt of the Alenia design model.

I&O	b)  Provide support/services as follows:

I&O	    (1)  participate in technical interchange meetings and telecons with the Government and Alenia,

I&O	    (2)  identify concerns and issues with the Alenia berthing plate/ACBM installation design,

I&O	    (3)  identify concepts and solutions to resolve the identified concerns and issues,

I&O	    (4)  determine if the identified solutions and concepts would invalidate the ACBM qualification data,

I&O	    (5) provide a report documenting how the identified solution/concept invalidates the ACBM qualification data (if implemented) to the Government in contractor format within 45 days after agreement on the solution/concept with Alenia,

I&O	    (6)  implement those solutions/concepts which allow the ACBM qualification data to remain valid, and

I&O	    (7)  update the documentation impacted by the implementation of those solutions/concepts which allow the ACBM qualification data to remain valid.

I&O	c)  Review the GFD provided Alenia berthing plate drawing(s), which have been revised to include the ACBM installation design drawings to insure proper incorporation of the ACBM installation design.  Provide a Berthing Plate ACBM Incorporation Report documenting the acceptability of the incorporation of the ACBM installation design into the Alenia Berthing Plate drawings and any issues and concerns to the Government within 120 days after receipt of the revised berthing plate drawings.

1.3.1.26  Installation of Forward Stovepipe

DDT&E	The Contractor shall enhance the Forward Stovepipe (a debris shield and thermal protective cover for the CBM interface between Node 1 and PMA 2, eventually the interface between Node 1 and the USL) installation by removing the rivets and replacing them with twelve 0.25 inch bolts and twelve nut plates around its circumference.  The enhancement shall include the procurement of the bolts and nut plates, hardware modification to accommodate the installation of the nut plates, and update the drawings as required.

1.3.1.27  Analysis of the ORUs and Worksites for Robotic Use

I&O	a. The Contractor shall perform a one time SPDM grasp fixture to ORU and worksite structural analysis of the ORUs and worksites listed below when a combined force of 50 lbf and bending moment of 173 ft-lbf is applied to the ORU grasp fixture.

Affected ORU and Worksites

MCF to RPCM

RPCM to worksite on Z1

Micro to BCDU

BCDU to worksite

MCF to 6B

6B to worksite

I&O	(1) For the structural analysis, the primary grasp fixture shall be the location of load application for those ORUs having multiple grasp fixtures.

I&O	(2) For the structural analysis, the worksite hardware to be analyzed will consist of the robotic alignment guides associated with each ORU and other structure that is within 2 inches of the ORU or the SPDM arm during the insertion and removal process when outside the capture envelope of the robotic alignment guides.

I&O	(3) For the structural analysis, the force may be applied in any direction.

I&O	b.  The Contractor shall provide to the Government in Contractor format the SPDM grasp fixture to ORU and worksite structural analysis report for the above ORUs and worksites outlining

expected response to applied loading conditions, ORU grasp fixture bending stiffness when the ORU is attached to ISS, and calculated margins and factors of safety, the ORU and worksite models used and a report of how the analysis was conducted.  If load capacity is less than the specified analysis load conditions, provide the actual load capability as part of the analysis report.

I&O	c. The Contractor shall perform a one time offset tool and grasp fixture to ORU structural analysis of the BCDU when the SPDM experiences a failure while engaging and actuating the secondary fastener of the ORUs with the offset tool.

I&O	 (1) For the analysis, assume the SPDM will apply a maximum force of 50 lbf in any direction and a bending moment of 173 ft-lbf to the offset tool grasp fixture if the offset tool is rigidly constrained.  and the SPDM socket, which engages the collocated offset tool fastener head is held rigid.

I&O	 (2)  The analysis will use the relative geometry between the offset tool and grasp fixture to be engaged to determine the location and magnitude of loads imparted into the ORU resulting from the SPDM imparted loads described above.  The analysis will identify the applicable load path during the different phases of tool to secondary fastener engagement.

I&O	d.  The Contractor shall provide to the Government in Contractor format the offset tool and grasp fixture to ORU structural analysis report for the BCDU outlining the expected response to applied loading conditions and calculated margins and factors of safety, the ORU structural models used and a report of how the analysis was conducted.  If load capacity is less than the specified analysis load conditions, provide the actual load capability as part of the analysis report.

I&O	e.  The Contractor shall perform a one time SPDM to ORU and worksite impact structural analysis to determine the effect of a 5 Joule impact from the SPDM on the ORUs and associated worksites listed below when the ORU is structurally attached to the worksite.

RPCM and worksite on Z1

BCDU and worksite

6B and worksite

I&O	(1)  For the analysis, assume that impact energy is applied over a 0.25 square inch contact area to the grasp fixture, the ORU structure within a 2 inch radius circle centered about all grasp fixtures used for equipment handling, and the worksite structure within 2 inches of the SPDM arm during nominal operations.

I&O	(2)  The analysis will use the offset to grasp fixture geometry to determine appropriate impact contact area and location for all ORUs utilizing grasp fixtures only associated with fastener operations or fluid quick disconnect mating.

I&O	f.	The Contractor shall provide to the Government in Contractor format the SPDM to ORU and worksite impact structural analysis report for above ORUs and worksites outlining expected  response to applied impact energy and calculated margins and factors of safety.  If the impact energy capability is less than 5 joules, report will document the actual impact energy capability.

I&O	g. Contractor shall perform a one time ORU to worksite impact structural analysis to determine the effect of a SPDM induced 5 Joule impact between the ORU and associated worksites listed below as the SPDM installs and removes the ORU.

RPCM to worksite on Z1

BCDU to worksite

6B to worksite

I&O	 (1)  The worksite hardware to be analyzed consists of the robotic alignment guides associated with each ORU and other structure that is within 2 inches of the ORU during the insertion and removal process when outside the capture envelope of the robotic alignment guides.

I&O	h. The  Contractor shall provide to the Government in Contractor format the ORU to worksite impact structural analysis report for above ORUs and worksites outlining expected  response to applied impact energy and calculated margins and factors of safety.  If the impact energy capability is less than 5 joules, the report will document the actual impact energy capability.

I&O	i. The Contractor shall perform a one time grasp fixture structural analysis of the grasp fixtures listed below.  The analysis shall be conducted in two parts.  The first part shall consider the effects of a 5J impact to the fixture.  The second will analyze fixture response to a combined force and moment application.

P/N

R076707

R077483

I&O	(1)  For the analysis an impact energy of 5 Joules is applied to the grasp fixture surfaces which interface with the SPDM.  Assume a contact area of 0.25 square inches.

I&O	(2)  For the second analysis a force of 50 lbf is applied to the grasp fixture in any direction.

I&O	(3) For the second analysis a bending moment of 173 lb-ft is applied to the fixture in combination with the force.

I&O	j.  The Contractor shall provide to the Government in contractor format the grasp fixture structural analysis report for above grasp fixtures outlining expected fixture response to applied loading conditions and calculated margins and factors of safety.  If load capacity is less than specified load conditions, the report will document the actual load capability.

I&O	k.  The Contractor shall perform all the tasks in a-j no later than 120 days after the implementation of this change is approved.

1.3.1.27.1 EVR Evaluation

I&O	The Contractor shall perform a Dexterous Target Survey and Grasp fixture fit check for all International Space Station elements containing Special Purpose Dexterous Manipulator (SPDM) compatible equipment, and develop and maintain a database of the target survey digital imagery and Fit Check results.

1.3.1.28  Robotic Target Samples

I&O	a.	The Contractor shall provide flight quality samples of the targets identified below to the Government for not more than six months along with all the applicable identification, traceability information, and handling procedures to maintain equipment certification status.

I&O	P/N

E039937, E039956, E039954 (4x), MS24693-C17 (4x)	Target, SSU, Assy of

R071331	Target, Telerobotic-ECU, Assy of

R078102 or R078115	Status Indicator, Front-Assy , Status Indicator, Rear-Assy

R078148	Visual Target Assy – RPCM

        - Dexterous ORU Robotic Test Articles

I&O	The Contractor shall provide ORU robotics test articles used in SPDM task verification and on-orbit anomaly resolution activities.

1.3.1.29  Wireless Video System Test

I&O	1)	The Contractor shall develop a  Wireless Video System (WVS) test plan, and submit to the Government for approval 60 days prior to testing start date. The WVS test shall include testing the GFE WVS to ensure the WVS conforms to the physical and electrical interface in accordance with SSP 42159, the WVS will function when supplied with power from the existing Space Station Video ports in accordance with SSP 42159, the WVS will respond to commands in accordance with SSP 50002, and the WVS telemetry output conforms with the video vertical interval in accordance with SSP 50002.

I&O	2)	The Contractor shall provide the Government with a Video Switch Unit Engineering Model, part number 3000008-101 and a Sync and Control Unit Engineering Model, part number 1360AE7010-102 for WVS development during the 1st quarter, Calendar Year 1999 for up to 180 days .

I&O	3)	The Contractor shall conduct a one day WVS Test Readiness Review at JSC.

I&O	4)	The Contractor shall set up the WVS at the ISS System Integrated Laboratory (ISIL) Facility in accordance with GFE WVS installation and checkout procedure, using the GFE WVS, and Contractor provided Space Station Video ports.

I&O	5)	The Contractor shall conduct a WVS test at the ISIL Facility using the GFE WVS, and contractor provided Space Station Video port during the 4th quarter, Calendar Year 1999.

I&O	6)	The Contractor shall prepare and deliver to the Government a WVS test report in contractor format within 60 days after completing the WVS test.

1.3.1.30	Ammonia Tank Assembly (ATA) Support of UF-4 Spacelab Pallet (SLP) Integration Activities

The Contractor shall:

I&O	a.	Perform a structural assessment of the Ammonia Tank Assembly (ATA) using the Design Coupled Loads Analysis (DCLA) #2 interface force information and provide it to the Government in contractor format via contract letter.

I&O	b.	Provide a thermal model of the Ammonia tank Assembly (ATA) to the Government

I&O	c.	Using Government provided thermal data, perform a revised structural assessment of the Ammonia Tank Assembly (ATA) to support cargo item integration activities and provide it to the Government in contractor format via contract letter.

1.3.1.31	ITS S0 Rigid Avionics Assembly Structures to USL Fit Check

The Contractor shall:

I&O	a.		Evaluate USL external configuration to determine if any of the USL external outfitting must be represented during the ITS S0 to USL fit check test.

I&O	b.	Prepare test plan and procedures for fit check test.

I&O	c.	Conduct Test Readiness Review prior to the test.

I&O	d.	Conduct fit check test.

I&O	e.	Provide fit check test report in contractor format within 60 days after the test to the Government via contracts letter.

I&O	f.	Take DPA measurements of the USL with the ITS S0.

I&O	g.	Analyze the ITS S0 and USL DPA data to identify any obstructions and interference of the on-orbit mating of the ITS S0 Rigid Avionics Umbilical Assembly to the USL.

I&O	h.	Provide DPA Analysis Report in contractor format to the Government via contracts letter 30 days after completion of analysis.

1.3.1.32	On-Orbit Replaceable Unit (ORU) Removal Fixture for the Integrated

Equipment Assembly (IEA)

DDT&E	The Contractor shall design, develop, fabricate, and test factory support equipment for the removal and replacement of the Pump Flow Control System (PFCS), the IEA Batteries, the Battery Charge and Discharge Unit (BCDU), the Direct Current Switching Unit (DCSU), and the Direct Current-to-Direct Current Converter Unit (DDCU) ORUs from the lower deck of the IEA without having to remove the IEA from the Cargo Element Workstand (CEWS).

1.3.1.33  Mobile Transporter Hardware and Software Integration

I&O	The contractor shall conduct the Mobile Transporter (MT) Hardware and Software Integration (HSI) Development Test at Astro Aerospace in  Goleta , California.  The test activities shall consist of:

I&O	(1)	setup of the MT on a test bed rail assembly at Astro Aerospace facilities;

I&O	(2)	setup of Multiplexer/Demultiplexer (MDM) Application Test Environment (MATE) Flight Equivalent Unit (FEU) MDM, connecting cables, and software

I&O	(3)	provide test plan 30 days prior to start of test in contractor format to the Government via contract letter,

I&O	(4)	conduct test readiness review at Astro Aerospace;

I&O	(5)  	conduct HSI test using the following scenarios:

- Hardware Checkout – Power on, initialize and power off each Integrated Motor Controller Assembly (IMCA).  This will verify the IMCA Remote Terminal (RT) address and confirm that the device is controllable.

- Manual Modes – Individually command each IMCA to perform the operations necessary to accomplish a nominal translation, worksite acquisition and latch-down

- Nominal Scenarios – Command the MT through automatic sequences to perform nominal worksite acquisition and latch-down.  This will involve crossing a simulated SAFJ gap on the test rail because the gap is located between the worksites.

- Off-nominal Scenarios – Using a limited set of cases, demonstrate the MT’s capability to handle abort commands, loss of communications and off-nominal events.  This will also demonstrate that the correct Cautions, warnings, and Advisories (CWA) responses to the failure scenarios are generated.

I&O	(6)  provide MT HIS test report and test data in contractor format to the Government via contracts letter within 60 days after test completion.

1.3.1.34	Crew Health Care Subsystem Checkout and Fit Check Testing

I&O	The Contractor shall support NASA conducted checkout and fit check testing of the following Crew Health Care Subsystem (CHeCS) hardware.  Checkout and fit check testing of CHeCS hardware shall support existing U.S. Laboratory schedules.

U.S. Laboratory

Tissue Equivalent Proportional Counter

Medical Equipment Computer

Intra-Vehicular Charged Particle Directional Spectrometer

Respiratory Support Pack

Volatile Organic Analyzer

Defibrillator

I&O	Fit check testing shall consist of verifying mechanical and resource interfaces.  The Contractor shall provide anomaly investigation and resolution for failures occurring during checkout of provided CHeCS hardware items.  Anomaly investigation shall be limited to isolating the source of the failure.  Resolution of failures isolated to the CHeCS hardware item will be the responsibility of NASA.  The Contractor shall notify NASA within 8 hours of a failure of any CHeCS hardware item.  The Contractor shall provide notification of completion of the check out and fit check testing to NASA via contract letter, in contractor format, within 60 days.

1.3.1.35	Crew Health Care Subsystem Volatile Organic Analyzer Mockup Build and Integration

DDT&E	The Contractor shall design, fabricate, verify, and integrate into the U.S. Laboratory module, Flight support Equipment (FSE) that simulates the size and interfaces of the Crew Health Care Subsystem (CHeCS) Volatile Organic Analyzer (VOA).  The Contractor shall provide notification of completion of the task to NASA via contract letter, in contractor format, within 60 days.

1.3.1.36	Boeing Support for ISS Training

The Contractor shall:

I&O	a)	For training objective meetings, identify the functions of the Contractor-provided ISS subsystem that requires human action to implement, provide the engineering data needed to develop training objectives for the flight crews and the flight controller, derive, edit, and refine the identified functions into training objectives, develop a “Boeing Participation for ISS Training Summary Report”, and deliver to the Government, in contractor format, via contract letter.

I&O	b)	Provide training simulation sessions for on-orbit crew tasks, by USL subsystem, using Government-provided Portable Computer System (PCS) displays, procedures, and contractor-developed Matrix X USL models.  Completion of this task assumes receipt of Government furnished displays and procedures no later than 4 weeks prior to the start of each session.

I&O	c)	Build an on-orbit crew training tool with PCS displays and simulated telemetry signatures by providing captured Lab Sim simulation sessions

I&O	d)	For the period of performance, develop and deliver a “Boeing Participation for ISS Training Summary Report” detailing at a summary level the training sessions and training tool development sessions, to the Government, in contractor format, via contract letter.

I&O	e)	Review Part Task Trainer (PTT) lessons and models for validity, and provide a “Boeing Participation for ISS Training Summary Report” to the Government, in contractor format, via contract letter.

I&O	f)	Perform Testing and Operations Support for the Space Station Training Facility (SSTF), and provide a summary report on anomaly resolution including significant problem reports and configuration management issues, to the Government, in contractor format, via contract letter.

I&O	g)	Attend NASA Spaceflight Training Division IPT meetings, and provide a “Boeing Participation of ISS Training Summary Report” to the Government, in contractor format, via contracts letter.

I&O	h)	Attend NASA/JSC Operations Integration Control Board (OICB), and provide a “Boeing Participation for ISS Training Summary Report” to the Government, in contractor format, via contract letter.

I&O	i)	Attend NASA/JSC Expedition Crew Working Group (ECWG) meetings, and provide a “Boeing Participation for ISS Training Summary Report” to the Government, in contractor format, via contract letter within 45 days of the end of the 2nd quarter of CY 1999.

1.3.1.37   The Medium Data Rate Communication Outage Recorder

OPD	The MCOR development is dependent upon the customer for delivery of GFE and GFS.  The specifics of the GFE and GFS will be controlled in a Customer Expectation Agreement (CEA) as agreed to by the technical parties.  NASA will be procuring, assembling, acceptance testing, and qualifying the MCOR flight units (COTS H/W).  Boeing will develop and qualify the flight s/w application, support the acceptance/qualification functional testing, and perform the Ku-Band Hardware/Software Integration Test using the supplied GFE MCOR H/W.

OPD	For the Medium Data Rate Communication Outage Recorder (MCOR), the Contractor shall:

OPD	a.	Develop, document, and provide the MCOR specification in contractor format.

OPD	b.	Conduct one MCOR Critical Design Review.

OPD	c.	Design, develop, fabricate, test, and deliver MCOR that meets the following requirements:

- Receives and transmits CCSDS packets in accordance with HRDL standards.

- Records data from two fiber optic inputs at an aggregate data rate of 10Mbps.

- Plays back data on one fiber optic output at an average data rate of 10Mbps.

- Has a data storage medium capability equal to 75Gbits at end-of-life.

- Communicate Status, Command, and Control, via MIL-STD-1553 bus.

- Meets Criticality 3 workmanship levels for ISS environments, EMI, and EPS.

- Provides real-time temperature measurement.

- Meets the physical characteristics (not including connector extrusions) of 16.50” (L) x 15.50” (W) x 6.2” (H) and less than 75 pounds.

- Meets the nominal operating voltage of 120 vDC.

- Meets the maximum power consumption of not exceeding 120 watts.

OPD	d.	Design, develop, test and deliver to the government MCOR non-flight prototype Engineering Development Unit (EDU) Kit, installation and checkout instructions, and an Engineering Data package, the testing to include developmental environment testing, EPS power quality testing at the SPEL in Canoga Park, system integration testing, workmanship, and verification testing in accordance with the contractor developed MCOR Specification for ISS criticality level 3 equipment, to support the MCOR development process.

OPD	e.	Perform an integrated thermal analysis of the MCOR and the AV-3 Rack.

OPD	f.	Design, develop, test, and deliver flight interface cable harnesses and flight connectors which go to and from the COR scar in USL Rack AV-3 and the MCOR.

OPD	g.	Design, develop, test, and certify the COR CCS R1 flight software release.

OPD	h.	Integrate the MCOR (MCOR GFM hardware, firmware, and software) ORU.

OPD	i.	Deliver an “MCOR EDU Test and Analysis Report” to the government in contractor format, via contract letter, of the assembled MCOR EDU kit from GFM components, within 90 days of completion of the environmental, power supply, system integration, workmanship, certification, and qualification testing, and of the integrated thermal analysis.

OPD	j)	Perform MCOR Hardware and Software Integration (HSI) testing with the MCOR Flight ORUs to support Vehicle system test requirements within the ISS System Integration Laboratory (ISIL) Facility.

OPD	k)	Deliver an “MCOR Hardware and Software Integration Test Report”, in contractor format, via contract letter, to the government, within 60 days of completion of the HSI test.

OPD		l)	Deliver MCOR installation and operation instructions, in contractor format, to the government, via contract letter, within 60 days of delivery of the Flight MCOR ORU Kits.

OPD	m)	Modify the AV-3 Rack within the USL element to accommodate the MCOR ORU.

OPD	n)	Perform installation fit checks and functional check of MCOR, and ISS hardware.

OPD	o)	Provide support for the manifesting of the MCOR onto the launch vehicle.

OPD	p)	Deliver the modified MCOR avionics rack face plate installed as part of the Avionics Rack #3 launch assembly configuration.

OPD	q).	Per MCOR USL Prelaunch Installation Kit instructions and check out procedures, install MCOR items into USL AV#3 rack after USL DD250 and prior to USL launch and secure the items for launch.

OPD	r).	Fabricate and deliver an On-orbit IVA MCOR Installation Kit.

1.3.1.38   The High Data Rate Communication Outage Recorder

OPD	For the High Data Rate Communication Outage Recorder (HCOR) kit, the Contractor shall:

OPD	a.  Develop in accordance with VE-07, an HCOR Configuration Item Development Specification (CIDS) document.

OPD	b.	Conduct an HCOR Preliminary Design Review and Critical Design Review.

OPD	c.	Design, develop, fabricate, test, and deliver HCOR(s) that meet(s) the following requirements:

OPD	1.	Receives and transmits data in accordance with HRDL standards, bursting to no less than 95Mbps.

OPD	2.	Provides a bit error rate of no more than 10-9.

OPD	3.	Packages received bit-stream data into CCSDS packets.

OPD	4.	Passes-through and records data from eight fiber optic inputs at an aggregate data rate of no less than 130Mbps.

OPD	5.	Plays back data on two fiber optic outputs at an aggregate data rate of no less than 130Mbps.

OPD	6.	Has a data storage medium capability of 220Gbits at end-of-life.

OPD	7.	Communicate Status, Command, and Control, via MIL-STD-1553 bus.

OPD	8.	Meets Criticality 3 workmanship levels for ISS.

OPD	9.	Meets MTBF of 35,000 hours and an operational lifetime of at least 10 years.

OPD	10.	Meets the physical characteristics (not including connector extrusions) of 11.50” (L) x 16.50” (W) x 8.0” (H) and less than 75 pounds.

OPD	11.	Meet the nominal operating voltage of 120 vDC.

OPD		12. Meets the maximum power consumption of not exceeding 145 watts.

OPD	d.	Perform installation fit checks of the HCOR and ISS hardware using the highest fidelity hardware available.

OPD	e.	Perform integration testing of the HCOR EDU with the C&T Ku-band system and the C&DH system at the ISIL, and perform Hardware and Software Integration (HSI) testing, to support Vehicle system test requirements.

OPD	f.	Deliver a “C&T Ku-band System, C&DH System, and HCOR EDU Hardware and Software Integration Test Report”, in contractor format, via contract letter, to the government, within 90 days of completion of the Vehicle system requirements tests.

OPD	g.	Perform integration testing of the HCOR Flight Proto-flight Units (PFUs) with the C&T Ku-band system & C&DH system at the ISIL, and perform Hardware and Software Integration (HSI) testing, to support Vehicle system test requirements.

OPD	h.	Deliver a “C&T Ku-band System, C&DH System, and HCOR PFU Hardware and Software Integration Test Report”, in contractor format, via contract letter, to the government, within 90 days of completion of the Vehicle system requirements tests.

OPD	i.	Provide support for the manifesting of the HCOR onto the launch vehicle by updating documents and updating designs, to meet MPLM environmental requirements.

1.3.1.39 Operational Procedures for the Improvement of Moderate Temperature Loop

Capability for Payloads

I&O	The Contractor shall develop and deliver to the Government in accordance with DR OP01, Operational Sequence Diagrams to stop Moderate Temperature Loop (MTL) flow to the MSS Workstation in the USL when it is unpowered and to reduce MTL flow to the Airlock to the minimum required during Airlock housekeeping mode.

I&O	The Contractor shall perform an analysis of the MTL flow rate to support Airlock housekeeping mode and Airlock normal operations and the effect on Node 1 RPCMs of reduced flow to the Airlock and provide the results of the analysis to the government in contractor format via contract letter within 60 days of completion of the analysis.

I&O	The Contractor shall perform an analysis of MTL flow meter capability above 3000 lbm/hr and estimate any software or hardware changes required for this operation and provide the results in a report to the government in contractor format via contracts letter within 60 days of completion of the analysis.

I&O	The Contractor shall perform an analysis of ammonia/water heat exchanger performance at flow rates above 3000 lbm/hr and provide the analysis results in a report to the government in contractor format via contracts letter within 60 days of completion of the analysis.

I&O	The Contractor shall conduct a TRR for a USL ground test to demonstrate required system pump performance at increased flow rate.

I&O	The Contractor shall conduct a USL ground test to demonstrate required system pump performance at increased flow rate.

I&O	The Contractor shall provide a test report for the USL ground test to demonstrate required system pump performance at increased flow rate to the Government in contractor format via contracts letter within 60 days of completion of the test.

I&O	The Contractor shall perform an analysis to ensure no impact to an RPCM as a result of a stoppage of MT cooling water flow to the RPCM in the pump package by turning off the existing MT flow control valve and provide the results in a report to the government in contractor format via contracts letter within 60 days of completion of the analysis.

I&O	The Contractor shall develop operational procedures to reduce System Flow Control Assembly flow rate in order to provide an additional 50 lbm/hr for payload use.

I&O	The Contractor shall develop test plans and procedures to evaluate the performance of a reduced System Flow Control Assembly (SFCA) flow rate to provide an additional 50 lbm/hr for payload use.

1.3.1.40  Provide ISS Power to the MPLM Prior to Node 2 Arrival

1.3.1.40.1 MPLM Cross-Connect Jumper

OPD	a.  The Contractor shall build a MPLM Cross-Connect Jumper, that connects between USL Aft Bulkhead Connector J13 and the Node 1 Forward Bulkhead Connector J16.

OPD	b.  The MPLM Cross-Connect Jumper shall  be similar to the existing USL  to Node 1 Channel 2/3 vestibule power jumper, except that its connectors shall be wired to bring the Node 2 power feed pins Connector P13,  Circuit: N2-2A3B temp,  Pins: A&B, to the MPLM power input pins Connector: P16, Circuit: MPLM N1N,  Pins E&F.  Pins E&F in P13 of the new jumper and Pins A&B of P16 of the new jumper do not have to be wired.

OPD	c.  The MPLM Cross-Connect Jumper shall be designed for installation and removal on orbit via IVA operations.

OPD	d.  The MPLM Cross-Connect Jumper shall be labeled as to which side connects to the USL and which side connects to Node 1.

OPD	e.  The Contractor shall perform a fit check of the MPLM Cross-Connect Jumper on the USL at KSC and provide a test report to the Government in contractor format within 60 days after test.

OPD	f.  The MPLM Cross-Connect Jumper shall be considered acceptable when it is shown to contain the proper sized conductors for its intended carrying capacity, it is properly labeled, and it passes a continuity and high power test.

OPD	g.  The Contractor shall provide to the Government via contracts letter the cable installation procedures in contractor format.

OPD	h.  The Contractor shall develop, document, and maintain the MPLM Cross-Connect Jumper documentation in accordance with DR PC05.

1.3.1.40.2 Power Analysis Study

OPD	The Contractor shall perform, document, and deliver to the Government a power analysis study to determine if it is acceptable to power the MPLM from the USL LAB Payload Bus LAC6-2A3B, (together or individually) within 90 days after completion of the study.

OPD	1.3.1.41 On-Orbit MDM Firmware Update

The Contractor shall modify the ISS System, except for FGB, such that after modification of the ISS system, the MDM firmware can be changed without opening the MDM ORU or returning the MDM ORU to the surface of the Earth.

1.3.1.42	Mobile Transporter to Mobile Based Servicer Attachment Bolt Interface

Testing

The Contractor shall perform the following tasks:

I&O	a.  Prepare a Mobile Transporter (MT to Mobile Based Servicer (MBS) Nut/Bolt interface test plan and procedures in contractor format within 30 days prior to test.

I&O	b.  Conduct Test Readiness Review (TRR) at Astro Aerospace.

I&O	c.  Conduct MT to MBS Nut/Bolt interface test.

I&O	d.  Provide the following EVA hardware for Human Thermal Vacuum Testing:

| EVA Hardware | Type | Deliver No Later Than | Return No Later Than |
| --- | --- | --- | --- |
| Qualification Captive Nut (P/N D606941133-1) | Qualification | 6/4/99 | 30 days after test completion |
| MBS Interface Fixture P/N T60697347-1 | Test Fixture | 6/4/99 | 30 days after test completion |
| MBS Bolt Assembly (P/N 51800-2025) | Qualification | 6/4/99 | 30 days after test completion |
| Three, Test Bolts (P/N 51800-2212 | Flight Equivalent Unit | 6/4/99 | 30 days after test completion |

I&O	e.  Prepare test report in contractor format and submit to Government within 60 days after the MT to MBS Nut/bolt interface test.

1.3.1.43   Thruster Plume Contamination Math Models Development

For the development of thruster plume math models for contamination analysis, the Contractor shall:

I&O	a.  Survey, review, and assess available published and unpublished literature and test data from plume-induced contamination experiments from NASA, the United States Air Force (USAF), the ESA, the Russian Space Agency (RSA), and the Arnold Engineering Development Center (AEDC).

I&O	b.  Review, and assess U.S. and Russian flight experiment data to include, if available, the flight experiment results from the upcoming NASA Plume Impingement Contamination (PIC) experiment re-flight, and the upcoming Russian Dvicon, Astra-III, and Kromka flight experiments.

I&O	c.  Review and assess experimental Russian chamber test data.

I&O	d.  Compile the data in a non-dimensional, contractor format.

I&O	e.  Assemble and develop curve fits for the non-dimensional data.

I&O	f.  Scale the data to the Russian Segment thrusters, the U.S. Propulsion Module thrusters, the Space Shuttle Orbiter PRCS thrusters, the ESA Automated Transfer Vehicle (ATV) thrusters, the Interim Control Module (ICM) thrusters, and the NASDA Hope-II Transfer Vehicle (HTV) thrusters.

I&O	g.  Using government-provided thruster data, develop thruster plume math models for individual 10 and 13 Kgf thrusters of the Russian Segment, individual reaction control system thrusters of the NASDA HTV, individual reaction control system thrusters of the ESA Autonomous Transfer Vehicle (ATV), individual thrusters of the U.S. Propulsion Module, and individual PRCS thrusters of the Space Shuttle; which will take into account:

1)  Quantification of liquid-phase droplet plume contamination deposition;

2)  Plume induced contamination up to 90 degrees off the thruster plume centerline;

3)  Thrust pulse width from 40 to 100 milliseconds;

4)  Thrust levels for up to 870 pounds-force.

I&O	h.  Provide Quarterly Progress Briefings, in contractor format via contracts letter, summarizing Task findings, results, schedule status, and future planning.

I&O 	i.  Provide a Phase Two final briefing presentation, in contractor format via contracts letter, no later than December 30, 2001.

I&O	j.  Provide a technical report about the Thruster Plume Contamination Math Models, including the mathematical relationships which define the characteristics of the specific individual thrusters, in contractor format, no later than December 30, 2001.

1.3.1.44 Node 3 Software

OPD	a.  The Contractor shall define, develop and maintain software requirements for Node 3 CSCIs (DR VE07). ).  The contractor shall define develop, code verify, and deliver the software for the Node 3 CSCIs.

I&O	b.  The Contractor shall define develop and maintain software interface requirements for the Node 3 CSCIs (VE06).

1.3.1.45 Logistics Carrier and Attached Payload Interface Analysis

I&O	The Contractor shall perform the following analyses to determine if the as designed ITS S3 and ITS P3 attach sites can accommodate the interface loads and the on-orbit operational requirements of the new missions of Unpressurized Logistics Carrier (ULC) and Attached Payloads (AP) which are different from the intended purpose for which those sites were designed.

- Structural Analysis

- Mechanical Systems Analysis

- Thermal Analysis

      - Suit Performance Checkout Equipment Workmanship and Anomaly Resolution

Test

I&O	The Contractor shall develop, plan, and execute testing to determine the cause of Power Supply Assembly anomalies in the Airlock.

      - Enhancement of Ni-H2Battery Subassembly ORUs to Provide for Individual Cell Let down and External Cell voltage Monitoring

DDT&E	The Contractor shall provide enhancement to battery ORUs (Ni-H2 Battery Subassemblies) by the addition of test connectors, associated internal harnesses, and special test equipment to provide individual battery cell let down for preferred storage condition.

      - Support Node 2 and Node 3 Shell Temperature Sensors

DDT&E	The Contractor software shall interface with the Node 2, 300 ohm Betathem temperature sensor to control Node 2 shell heaters when Node 2 is attached to Node 1 and USL.  The Contractor software shall interface with the Node 3, 300 ohm Betathem temperature sensor to control Node 3 shell heaters.

1.3.1.49  Implementation of Preliminary Design and Analysis of the EXPRESS Pallet Controller Assembly

OPD	a.  The Contractor shall develop a preliminary design of the EXPRESS Pallet Controller Assembly (ExPCA).

OPD	b.  The Contractor shall develop the following program plans associated with the development of the ExPCA:  Quality Assurance Plan; SW Quality Assurance Plan; CM Plan; EMC Control Plan; Parts Control Plan; ESD Control Plan; Maintainability Plan; Safety Plan; Reliability Plan; HW Test Plan; Test Verification/Requirements Plan; SW Development Plan (Flight); SW Development Plan(Testing); Corrosion Control Plan; M&P Plan; Structural Control Plan; Manufacturing Plan; Radiator Development Plan; Radiator Safety Plan; STE Test Plan and Methodology; SW STE Test Plan and Methodology; and DPA Plans and Procedures.

      - MT to MBS Capture Bar Relocation

DDT&E	The Contractor shall revise the grapple bar location so the Mobile Transport (MT) and the Canadian Mobile Base System (MBS) meet the preload requirements of 800 to 1850 lbs. (ref SSP 42003 Part 2 Figure A3.2-8 and SSP 42003 Part 1 paragraph A3.2.2.f)

      - Solar Array Blanket Box Label

DDT&E	The Contractor shall label the Blanket Restraint System (BRS) Pin locations on each Solar Array Blanket Box (SABB) to provide visual cues to facilitate EVA contingency operation.

      - Digital Pre-Assembly Measurements of Lab Cradle Assembly

I&O	The Contractor shall perform digital Pre-Assembly (DPA) measurements of critical interface features related to the Lab Cradle Assembly, to include the MTSAS-Active, the LCA interface-to-USL, and the USL interface-to-LCA.

      - Direct Current Switching Unit (DCSU) Interface Flight Support Equipment (FSE)

OPD	The Contractor shall design, develop, and deliver Direct Current Switching Unit (DCSU) Interface Flight Support Equipment (FSC) in accordance with SSP 50492 and SSP 50493.

      - PMA-1 H-Jumper Cables

OPD	a.  The Contractor shall design, qualify, and deliver two PMA-1 H-Jumper cables to the Government.  The PMA-1 H-Jumper cables will allow for transfer of power to the Service Module ARCUs via the FGB ARCU Power Feeds PMA-1A and PMA-1B.

OPD		b.  The Contractor shall support the PMA-1 H-Jumper Cables for an NBL test at JSC.

OPD		c.  The Contractor shall conduct a fit check of the PMA-1 H-jumper Cables on-site at Khrunichev.

      - Flight Releasable Attachment Mechanism

OPD	a.  The Contractor shall design and develop a flight Releasable Attachment Mechanism (FRAM) in accordance with SSP 50491 and SSP 50492.

OPD		b.  The Contractor shall fabricate, test, and deliver after completion of testing.

OPD	c.  The Contractor shall design, develop, fabricate, and deliver a FRAM Ground Support Equipment (GSE) Ground Tooling in accordance with SSP 50004 and SSP 50531.

OPD		d.  The Contractor shall support NBL FRAM testing to determine EVA compatibility.

OPD	e.  The Contractor shall support FRAM Robotic System Evaluation Laboratory (RSEL) testing to determine the FRAM robotics compatibility.

OPD	f.  The Contractor shall develop, document, and maintain at type 3, FRAM-to-Cargo and FRAM-to-Cargo Carrier Platform Standard Interface Control Document in accordance with DR VE06.

OPD		g.  The Contractor shall provide a FRAM Design Data Book in accordance with DR VE-42.

      - MDM On-Orbit Test Set

OPD	The Contractor shall develop an MDM on-orbit test set that interfaces to the laptop computer and Utility Output Panel.  This test set shall provide the capabilities defined in SSP 50537.

      - Gamah Seal Maintenance Kits and Leak-Check Kits

OPD	The Contractor shall deliver Maintenance Kits to support the on-orbit maintenance of Gamah Seals.

      - Solar Array Wing EVA Capability

DDT&E	The Contractor shall provide the capability for Solar Array Wing removal and replacement via EVA using the Space Station and Shuttle Remote Manipulator System.

      - Airlock SVS Target Accommodations

DDT&E	The Contractor shall provide and verify accommodations for SVS targets on the Airlock.  The accommodations shall be in accordance with SSP 50228, Volume 14, paragraphs 3.1, 3.2, 3.4, and 3.5 and shall not affect Airlock performance requirements.

      - EVA Fasteners Data

I&O  	The Contractor shall provide data for each EVA fastener and threaded insert and nut to be used for assembly, and contingency operations on a per flight basis.

1.3.1.61  Development of Alternate Direct Current to Direct Current Conversion Unit (DDCU)

I&O	The Contractor shall support NASA in their development of an alternate DDCU.

1.3.1.62  Crew Health Care System (CheCS) Performance

I&O	The Contractor shall provide Russian Service Module, USL, and Habitation module interfaces for CheCS equipment sufficient to comply with the requirements specified in the CheCS to Russian Segment, USOS, and Habitation module interface documentation.  The Contractor’s compliance with the interfaces specified and the Government provided CheCS equipment shall constitute compliance with all crew health requirements specified in SSP 41000 and SSP 41162.

      - Support for the Development of the Fluid Line Repair Kit

I&O	The Contractor shall support NASA in the development of the Fluid Line Repair Kit.

      - Removal of the MPLM Input Power Grounding Loops

OPD	The Contractor shall modify the MPLM Vestibule Power Harness to preclude an electrical path for MPLM input power return to ISS reference structure.

      - Color Coded Labels for the UIA

DDT&E	The Contractor shall apply Government provided color coded labels to the Airlock side and to the Umbilical Interface Assembly (UIA) side of each of the six fluid lines.

      - EVA Fastener Data

I&O	The contractor shall provide data for each EVA fastener and threaded insert and nut to be used for

assembly, and contingency operations.

      - Hardware/Software Integration

I&O	The Contractor shall support the Government for flight software operations at KSC including loading 	flight software, problem troubleshooting and resolution, procedures review, and interfacing with software developers.

      - Digital Pre-Assembly Measurement and Analysis of Element-to-Element Interfaces

I&O	The Contractor shall perform Digital Pre-Assembly (DPA) measurements and static fit analysis for ISS element mating interfaces.

      - Software Flight Operations Information

I&O	The Contractor shall provide information about the operation and behavior of the flight software, including math formula descriptions, flow control diagrams, timing diagrams, mode dependencies, and software sequence conditions (e.g., pass and fail criteria).  This information will be provided for each CSCI within the ISSA C&DH architecture.

      - Cupola Pressure Pane Proof Testing

OPD	a.  The Contractor shall perform an evaluation to determine if the Cupola window pane stresses match the proof fixture pane stresses.

- The Contractor shall plan and conduct pressure testing of Cupola side pressure pane

      - Cupola Window Pane Markings

OPD	The Contractor shall provide markings on Cupola Window Panes to identify location and orientation of specific panes within the cupola.

- SUBSYSTEM PROVIDERS (WBS 1.3.2)

- The Contractor shall:

DDT&E       (1)	Design, develop, manufacture, qualify, and provide subsystem hardware and software components consistent with the overall architecture required by paragraph 1.3.1.1 for each USOS subsystem.

DDT&E	(2)	Provide the necessary manufacturing planning, facilities, equipment, hardware, and repair capability to ensure delivery of U.S. flight hardware.

DDT&E 	(3)	Design develop, produce, qualify, and provide Flight and GSE software and firmware.

DDT&E 	(4)	a)	Design, analyze, assemble, and deliver as a residual asset, the Mission Build Facility (MBF).

I&O		b)	Develop and implement an integrated Software Verification Facility (SVF)/Mission Build Facility (MBF) transition plan (reference paragraph 1.3.10) for the operational reconfiguration and maintenance of ISS software. The Contractor shall allow the co-occupancy of the MBF by the follow-on operations contractor during the transition period.

DDT&E	(5)	Integrate and build software for the U.S. On-Orbit Segment and MBF in accordance with DOD-STD-2167 (as tailored by the Software Development Plan) and the Software standards and Procedures Specification.

DDT&E 	(6)	Add a field in Standard Out for the Metric System Converter in the MBF to use to convert the data to the Metric System.  Maintain the converter in the MBF, thereby providing a singular source of converters for use both onboard by the PCS and on the ground by the Flight Controllers.

I&O	(7)	The contractor shall provide a compilable source-code copy of each Flight Software (FSW) release requested by SSTF, beginning at the engineering release level, delivered under contract.  The contractor shall provide the support necessary to integrate the FSW into the SSTF, and this support shall be provided by appropriate system and design engineers experienced with the specific FSW being delivered to the SSTF.

I&O	Successful integration of this software into the SSTF involves the installation, testing and implementation of these deliverables by SSTF personnel.  Tasks for which contractor support is required, therefore, include:

1)  preparation and installation of facility unique patches.  (example

PPLs)

2)  FSW Integration and Integrated Load Checkout sessions.
	3)  FSW problem analysis for US FSW.
	4)  definition and generation of problem fixes and work-arounds.
	5)  problem tracking and documentation.
	6)  input and interface with developer’s FSW problem reporting system.
	7)  FSW to Functional Equivalent Unit (FEU) MDM Interface

development.
	8)  problem analysis of USOS interfaces to International Partner FSW.

I&O	(8)  The contractor shall procure equipment and services called for in the NASA Information Technology Plan for the Sonny Carter Training Facility as identified by Attachment J-22.

DDT&E	b.	Subsystems addressed in paragraphs 1.3.2.a(1) through (5) above include the following:

1.3.2.1  Electrical Power (EP) (WBS 1.3.2.1)

DDT&E	The contractor shall provide means of minimizing the risk of problems in ISS EPCE due to Common Mode Noise present in the distribution of electric power.  This risk of power-borne common mode noise will be acceptably low for each respective EPCE if it meets the following:

DDT&E	a.	provides isolation to common mode noise through the input power terminals as determined by a documented drawing review, or

DDT&E	b.	provides required performance when tested as part of a fully integrated major assembly, such as an equipment rack, or

DDT&E	c.	meets an appropriate input power Common Mode Noise susceptibility test requirement, or

DDT&E	d.	can be determined to be non-susceptible to it’s input power environment under normal operating conditions.

DDT&E	The contractor shall define and perform Common Mode susceptibility measurements on up to twelve (12) existing EPCE that have been assessed to have a medium to high risk of sensitivity to common mode noise.  The contractor shall define test requirements and take common mode susceptibility measurements for up to six (6) GFE and/or International Partner ORUs that have been identified by NASA to have medium to high risk of sensitivity to Common Mode Noise.  Where possible, these tests will be conducted in conjunction with the EPCE Characterization Tests required by ECP-102.  The installation environment of a given item of EPCE will be assessed to determine if the EPCE is likely to be affected when the tests disclose that it has significant common mode susceptibility.

DDT&E	The risk of Susceptibility to Common Mode Noise (CMN) will be assessed to be Medium, or High based on the following.  The risk will be said to be Medium if the probability of CMN susceptibility is assessed to be 30% or less based on expert knowledge of its design.  The risk will be said to be High if the probability of CMN susceptibility is assessed to be 31% or greater based on expert knowledge of its design.  In addition safety critical EPCE such as MDMs will be assessed to be High Risk if they do not provide Common Mode Isolation at the electrical power input.  These criteria may be changed by mutual agreement between NASA and Boeing Prime cognizant focals.

DDT&E	For new EPCE designs, Common Mode Noise requirements are to be developed for incorporation into SSP-52051 User Power Quality Specification.

DDT&E	Prime Peculiar Test Equipment Budget:

“Purchase articles of test equipment needed to conduct Common Mode Tests.”

DDT&E	1.3.2.2	Thermal Control (TC) (WBS 1.3.2.2)

DDT&E	1.3.2.3	Guidance, Navigation and Control (GN&C) (WBS 1.3.2.3)

1.3.2.3.1 GN&C Pre-Positioned Loads (PPLs)

I&O	The Contractor shall provide GN&C PPLs for on-board software to support vehicle performance

requirements for each assembly stage configuration.  Effort includes analysis of flight timelines and operational scenarios, development and verification of flight specific PPL parameters, and delivery of these to the MBF.

DDT&E	1.3.2.4	Propulsion (P) (WBS 1.3.2.4)

DDT&E	1.3.2.5	Command and Data Handling (C&DH) (WBS 1.3.2.5)

DDT&E	1.3.2.6	Communications and Tracking (C&T) (WBS 1.3.2.6)

        - Implement Triple Data Encryption Standard

OPD	The Contractor shall design, develop, test and deliver modified Assembly/Contingency Baseband Signal Processor (ACBSP) on-orbit replaceable units (ORUs) in accordance with the Triple Data Encryption Standards (3DES) defined by the American National Standards Institute (ANSI) X9.52.

The Contractor shall modify the ACBSP and transponder to add low rate voice capability.

DDT&E	1.3.2.7	Life Support (LS) (WBS 1.3.2.7)

DDT&E	1.3.2.8	Flight Crew Support (FCS) (WBS 1.3.2.8)

DDT&E	1.3.2.9	Reserved

DDT&E	1.3.2.10  Extravehicular Activity (EVA) (WBS 1.3.2.10)

DDT&E	a)  The Contractor shall revise appropriate top level installation drawings to reference the Government provided drawing number, within 120 days after the Government furnishes the drawing number.

DDT&E	b)  The Contractor shall deliver appropriate top level installation drawings in CAD format to the Government no later than launch date minus 12 months.

DDT&E	1.3.2.11  Structures/Mechanisms (SM) (WBS 1.3.2.11)

DDT&E	1.3.2.12	  Extravehicular Robotics (EVR) (WBS 1.3.2.12)

OPD	1.3.2.13	Centerline Berthing Camera System (CBCS)

OPD	a.  The Contractor shall provide technical expertise to the fit check and the integrated testing of the components that support the CBCS

OPD	b.  The Contractor shall modify integrated Truss Segment (ITS) S3, ITS P3, and MSS MBS Common Attach System (MCAS) to accommodate External Berthing Camera System (EBCS) target assembly 8584355-501.

OPD	c.  The Contractor shall install EBCS target assembly accommodation hardware at KSC for the MCAS, ITS P3, and ITS S3.

OPD	d.  The Contractor shall install and checkout the EBCS targets on the ITS S3, ITS P3, MCAS, Active Common Attach System (ACAS) Simulator, in accordance with Government provided directions.

OPD	e.  The Contractor shall deliver and install at KSC a CBCS hatch target and CBCS camera mounts on the Node 2 element.

1.3.3  LAUNCH PACKAGE/STAGE (LP/S) INTEGRATION

(WBS 1.3.3, 1.3.4, 1.3.5, 1.3.10, 1.3.11, 1.3.12)

I&O	For the ISS Vehicle, as defined by SSP 41000, using best available data, the Contractor shall:

I&O	a.	Develop and maintain integrated plans and schedules for each Launch Package/Stage that identify major activities associated with design, development, verification, production, launch processing, on-orbit assembly and integration with preceding and succeeding stages.  Monitor performance to these plans/schedules, and identify and coordinate resolution of problems and issues with the associated and affected program teams.

I&O	b.	Define for contract end-item elements, mission-specific schedules, integrate mission-specific data (to satisfy Space Shuttle data requirements), provide mission-to-mission process consistency, and study and implement improvements to the integration process.

I&O	c.	Implement Launch Package/Stage integration and management.

I&O	d.	Perform the Launch Package/Stage tasks set forth in paragraphs 1.3.4 and 1.3.5 below.

I&O	e.	Provide support to NASA tasks installing and surveying vision system targets in accordance with SSP 50262 NASA Theodolite Reference Requirements for SVS Ground Surveys.

I&O	f.	Provide flight mission and post mission technical support for launch package and manifest items.

I&O	g.	The Contractor shall provide for pre-flight fit-up of the MT rails for the Outboard Truss Cargo Elements to reduce the risk to on-orbit EVA assembly.

1.3.3.1	Launch Package/Space Shuttle Integration (WBS 1.3.3.1)

I&O	The Contractor shall support the KSC APCU, CITE and Space Shuttle Orbiter Interface Verification Testing (IVT) activities for the ISS.  This support shall consist of the following:

I&O	a.	Integrate NASA-JSC/KSC, Contractor Test Plan inputs, develop the test plan, and coordinate NASA-JSC/KSC review and concurrence of the finalized plan.

I&O	b.	Develop and deliver detailed test requirements with PG-1 support(OP03).

I&O	c.	Support development of IVT test procedures by KSC LPr IPT.

I&O	d.	Support conduct of IVT by KSC LPr IPT.

I&O	e.	Support development of IVT test reports by APCU subteam, KSC.

1.3.4  RUSSIAN LAUNCH PACKAGE(including FGB)/STAGE INTEGRATION

(WBS 1.3.4)

The Contractor shall:

I&O	a.	Perform analysis and integration in accordance with paragraph 1.3.5.1.b.

I&O	b.	Conduct reviews of technical documentation provided by Russia in accordance with the NASA/RSA contract and MOU requirements and coordinate assessment of change impact.

I&O	c.	Plan, prepare, and conduct technical interchanges and reviews associated with each Launch Package/Stage.

I&O	d.	Develop inputs for Russian bilateral documentation.  (These include such items as the Joint Management Plan, Hardware/Software Exchange Agreement, and Data Exchange Agreement.)

I&O	e.	Provide flight readiness assessments in accordance with SSP 50108 based on Russian segment verification and certification.

I&O	f.	Provide technical coordination for Russian Supplied Elements via in-country liaison office to facilitate resolution of problems and issues, exchange of data and assessment of changes.

I&O	g.	Russian Launch Package/Stage Integration - Perform and support early C&DH integration for the FGB and service module with the ISS C&DH subsystem.  These subsystem tests are performed in the U.S. and Russia.  These tests represent the Development and Prestage integration tests referred to in the RSA BIVP draft (SSP 50101).

I&O	h.      The Contractor shall provide technical expertise to the Joint Cargo Certification Team (JCCT) for certification of US hardware flown aboard the Russian Segment and Russian Hardware flown aboard the USOS.  The Contractor shall assess hardware compatibility with induced environments and functional interfaces.

I&O	1.3.5  NON-RUSSIAN LAUNCH PACKAGE/STAGE INTEGRATION

(WBS 1.3.4, 1.3.5, 1.3.10, 1.3.11, 1.3.12)

1.3.5.1	Launch Package/Stage Analysis and Integration (WBS 1.3.5.1)

I&O	a.	For Space Shuttle flights containing at least one contract end-item assembly element, the Contractor shall:

I&O	(1)	Provide data required and perform launch package integration of U.S. elements per the launch package/stage integration plan.

I&O	(2)	Provide instruction to integrate each element of the Launch Package with the orbiting configuration; and to checkout the preceding and succeeding stages.

I&O	(3)	Develop and provide analyses and data required for the ISS operational physical configuration documentation (e.g., Space Station Configuration Control Drawing -- SSCCD) for each Launch Package element.

I&O	(4)	Perform and document Launch Package/Stage safety, hazard, and logic-tree analyses (DR SM02).

I&O	(5)	Provide a signed statement of flight readiness for each flight as part of the CoFR process in accordance with SSP 50108.

I&O	b.	For ISS DIL and international elements launched on any launch vehicle, the Contractor shall:

I&O	(1)	Define, document, and implement the analytical process to integrate each launch package element with the orbiting configuration; and to checkout the element with preceding and succeeding stages.

I&O	(2)	Perform and document stage safety, hazard, and logic-tree analyses (DR SM02).

I&O	(3)	Provide an assessment of flight readiness as part of the CoFR process in accordance with SSP 50108.

I&O	c.  Reserved

I&O	d.  Reserved

1.3.5.2	Launch Package/Stage Elements and Support Equipment

The Contractor shall:

DDT&E	a.	Analyze, design, develop, fabricate, assemble, integrate, verify, and deliver the U.S. funded contractor launch package flight elements listed in Section J-5, Deliverable Items List (DIL), or in the case of software product deliveries in excess of the DIL requirements, specifically the delivery of (1) pre-FCA/PCA engineering and interim fidelity software, (2) post FCA/PCA application software releases, (3) software patches, (4) Pre-Positioned Loads, shall be delivered as deliverable data in accordance with Section J-4 Data Requirements List, DR SW01.  This effort includes test articles, simulators, and other equipment required to verify fit and functionality of the elements.

I&O	b.	Develop and verify U.S.-provided Launch Package Orbital Support Equipment (OSE) and Flight Support Equipment (FSE) required to implement the appropriate Development Specification (DR VE07).

DDT&E	c.	Develop, produce, and provide element-unique Ground Support Equipment (GSE) and Test Support Equipment (TSE), including software developed in accordance with the Software Development Plan for both, as required to manufacture, assemble, test, integrate, and deliver the elements.

I&O	d.	As part of the Z1 and PMA-3 launch package integration at KSC, (1) physically mate the MBM-1 to PMA-3, (2) fit check the MBM’s with the FE1410 Passive CBM Ring Simulator, and (3) once the MBM is installed on Z1, fit check the MBM with the FE1410 passive CBM Ring Simulator.

OPD	e.	Provide a full battery complement installed on the P4, SA and S6 elements for launch.  Provide a Photovoltaic radiator on the S6 element for launch.

OPD	f. 	The Contractor shall design, develop, verify and deliver flight support equipment (FSE) in accordance with SSP 50492 and ISS-0444001.

OPD	g.	The Contractor shall design, procure, and deliver Orbital Support Equipment (OSE) (thermal blankets), in accordance with SSP 50492, to provide thermal protection during launch to activation.  The complete list of deliverables is detailed in Section J, Attachment J-5, Deliverable Items List (DIL).  Additionally, the Contractor shall perform follow-up analysis to support final definition of nominal EVA timeline and MOD activities, to include thermal analysis.

OPD     h.  Enhanced Universal Trunnion Attachment System

1)  The Contractor shall deliver Enhanced Universal Trunnion Attachment System (EUTAS) Passive Subassemblies Orbital Support Equipment (OSE) in accordance with SSP 50492.

2)  The Contractor shall install the EUTAS Passive Subassemblies Orbital Support Equipment (OSE) in the S1, P1, P3, P5, S3, and S5 truss elements.

3)  The Contractor shall deliver (DD1149) a EUTAS-P Installation Tool.  Also, the Contractor shall develop Go/No Go Gauges for EUTAS to EUTAS-P fit check verification.

OPD  i.    The Contractor shall deliver ORU Flight Support Equipment (FSE) which attaches the MBSU ORU to the launch carrier, protects the ORU during launch, on orbit, and return, and is in accordance with SSP 50492.  The Contractor shall design ORU Flight Support Equipment (FSE) for:

ORU Part Number			Description

1F28801					Ammonia Tank Assembly

1F96000					Nitrogen Tank Assembly

1.3.6  FACTORY EQUIPMENT (FE)

DDT&E	In support of vehicle development the Contractor will ensure that sufficient FE will be provided to support design, development, and delivery of contract end-item Space Station hardware and

C-C-software.  Specific FE covered under this paragraph are depicted below, along with the responsible team member and the authorizing change:

a.  Xenon Fill Cart (PG-2 development - SSCN 000209)

- – 1.3.9	Reserved

1.3.10  SOFTWARE VERIFICATION FACILITY (SVF) (WBS 1.3.10)

DDT&E	a.  The Contractor shall develop, integrate, and document, a Software Verification Facility (SVF), including hardware and software, in accordance with the Software Development Plan.

I&O	b.  The contractor shall operate a Software Verification Facility (SVF), including hardware and software in accordance with the Software Development Plan to integrate and verify the ISS Vehicle, as defined by SSP 41000, Flight software, Flight data loads, and International Partner/Participant interfaces.

The SVF shall provide a capability to troubleshoot on-orbit anomalies.  The SVF shall provide for continued development and test activities while conducting troubleshooting of on-orbit anomalies.  The Contractor shall develop and implement an Integrated SVF/MBF Transition Plan (reference preceding paragraph 1.3.2). The Contractor shall allow the co-occupancy of the SVF by the follow-on operations contractor during the transition period.  The SVF shall be delivered as a residual asset.

1.3.11  PHASE 1 RISK MITIGATION/TECHNOLOGY DEMONSTRATION (WBS1.3.11)

DDT&E	The following tasks shall be performed as part of the appropriate IPT/AIT responsibility:

DDT&E	a.	The Contractor shall review risk mitigation/technology demonstration proposals.

DDT&E	b.	The Contractor shall identify the inherent risks and propose flight demonstrations to reduce risks for ISS Phases 2 and 3.

DDT&E	c.	The Contractor shall design, fabricate and deliver specific. hardware specified in the Deliverable Items List (DIL) PC15-1; provide for the specific hardware, required documentation as specified in Attachment J-4. - Data Requirements Document (DRD); and provide for the specific hardware, supporting data, and PG 1 and PG3 shall provide engineering support to the following NASA documents/review:

DDT&E	1)	Critical Design Review (CDR) Data Package and Review Support

DDT&E	2)	Certification and Acceptance Requirements Documents

DDT&E	3)	Failure Mode and Effects Analysis/Critical Items List

DDT&E	4)	Hazard Report

DDT&E	5)	Launch Site Installation Drawings (MECSLSl) VO72-20000X)

DDT&E	6)	Interface Control Documents

DDT&E	7)	Interface Requirements Documents

DDT&E	8)	Life-Limited Items List

DDT&E	9)	Material Usage Agreement

DDT&E	10)	Math Models/Reports

DDT&E		11)		Non-metallic Material List

DDT&E 		12)		Operations procedures (Annex 2 and 3)

DDT&E 		13)		Preliminary Design Review (PDR) Data Package and Review Support

DDT&E 		14)		Pre-Delivery Acceptance Procedures (PDA)

DDT&E 		15)		Pre-Installation Acceptance Procedures (PIA)

DDT&E		16)		Safety Analysis Report

DDT&E		17)	Specific Design Requirements Documents

DDT&E		18)	Structural Verification Plan

DDT&E		19)	Test Readiness Review Packages and plans as required

DDT&E		20)	Discrepancy Report Resolution (as required)

DDT&E	Submit the following Attachment J-4 Data Requirements:

DDT&E		1)		Acceptance Data Package (PC08),

DDT&E		2)	Configuration Control (Change Requests),

DDT&E		3)	Flight Drawings (released, as-built) (PC05), and

DDT&E		4)	Materials Identification Usage Lists (MIUL) (VE09).

DDT&E	d.	The Contractor shall assess the results of Phase 1 flight experiment data and provide appropriate recommendations for implementing these results into Phases 2 and 3 of the ISS Program.

1.3.12  FGB PROCUREMENT AND INTEGRATION (WBS 1.3.12)

DDT&E	 (Due to the special nature of the FGB, many requirements have been called out more specifically than for other elements To the extent that requirements in this section overlap with more general requirements in other sections of this SOW, separate teams or processes are not to be employed; rather, these FGB requirements are to be executed as part of an overall integrated process.)

DDT&E	a.	The Contractor shall contract with Khrunichev (KhSC) to design, build, and deliver the FGB. The Contractor shall integrate the FGB with other ISS elements. This effort includes the test articles, simulators, and other equipment required to verify FGB fit and functionality. The effort also includes trainers and FGB-unique support equipment, including software for both as required to manufacture, assemble, test, deliver, operate, and maintain the FGB.

DDT&E	b.	The Contractor shall ensure the KhSC design meets the ISS performance requirements (DR  MG02) and delivery schedule, and that Khrunichev support for ground and orbital operations is provided through successful activation and on-orbit checkout; and that KhSC support for ground and orbital operations is provided for Service Module docking and fuel transfer demonstration).

DDT&E	c.	The Contractor shall accomplish the tasks of this Statement of Work through membership and participation on the Vehicle IPTs and AITs. The Contractor shall use existing ISS Program resources, and shall perform all tasks consistent with the Bilateral Agreements between NASA and RSA. The Contractor shall provide support in the KhSC Plant as required to meet the requirements herein. These efforts shall be conducted in conjunction with the NASA Moscow Liaison Office.

1.3.12.1  Requirements and Capabilities Definition

DDT&E	The Contractor shall develop, document, and maintain a FGB specification (DR VE07) to include applicable functions and performance of the Russian Segment Specification and functions of the Russian Space Agency requirements on the FGB.

1.3.12.2  Integration Support

DDT&E	The Contractor shall assess design compliance of the Russian segment with the FGB specifications and ICD requirements, support verification and certification, develop and maintain FGB-unique plans and schedules (DR FGB01), and provide flight readiness assessment in accordance with SSP 50108.

DDT&E	The Contractor shall provide software development tools, technical support, documentation and training to facilitate the use of US provided Space Station MDM's in the FGB.

1.3.12.3  Test and Verification

DDT&E	a.  The Contractor shall review FGB verification plans for compliance to the Russian Segment Specification and ISS Program test and verification requirements.

DDT&E	b.  The Contractor shall perform an analysis by process sampling to determine whether KhSC verification philosophies, roles, and responsibilities for assembly, integration and verification of the FGB satisfy by similarity the ISS Program test and verification process identified in the Program Master Integration and Verification Plan (DR MG05). The Contractor shall provide this analysis with any recommend modifications to NASA (DR FGB02). In addition, the Contractor shall implement the FGB agreements as specified in the Bilateral Integration and Verification Plan (BIVP) with RSA.

DDT&E	c.  The Contractor shall perform a breadboard CID test in the SPEL facility to determine the effects of the CID on system performance.  The flights 5A and 6A primary power configurations will be used for this test.

DDT&E	d.  The Contractor shall provide a breadboard CID test report to the Government in Contractor format within 30 days after completion of the test.

DDT&E	e.  The Contractor shall perform a USL/CID structural analysis on the USL to quantify the loading effects of the CID adapter as described in the data provided by the Government.

DDT&E	f.  The Contractor shall provide USL/CID structural analysis report to the Government in Contractor format within 30 days after completion of the analysis.

1.3.12.4  Launch Site Support

DDT&E	The Contractor, via KhSC, shall transport the FGB to the launch site, conduct prelaunch preparation, and provide launch support. The Contractor shall document and provide to NASA any KhSC support requirements (DR FGB03) at the RSA launch site, including launch site processing and test operations and support.

1.3.12.5  Flight Operations

DDT&E	The Contractor, via KhSC, shall document the development of Russian procedures and processes to support on-orbit activation and checkout operations of the FGB, including command and control, procedure development, mission planning, reconfiguration products, and operations training.

DDT&E	The Contractor shall assist NASA in the procurement of hardware and software for ground facilities required by KhSC to control the FGB.

1.3.12.6  Training

DDT&E	The Contractor shall provide training via KhSC to crew and ground controllers required for FGB operations. The contractor shall provide requirements documentation necessary for FGB crew/controller training to be conducted by RSA.

1.3.12.7  Maintenance and Spares

DDT&E	The Contractor shall provide the necessary spares and contingency implementation plans for the FGB hardware (NAS15-10110, DR OPR-001). The Contractor shall via KhSC develop FGB maintenance concepts and procedures, and manage the Contractor-developed hardware spares and repair program (DR FGB05). The Contractor shall provide initial spares procurement to support the FGB through launch.  The Contractor via KhSC shall provide 2 battery current converters and 1 current converter control unit to be delivered on flight 3A and stowed as spares.

1.3.12.8  Tier 1 Study Plan

DDT&E	The Contractor shall produce a study plan (DR FGB06) that reviews and implements contract requirements for a second FGB. The study plan shall include an engineering development schedule required to implement the modifications should the option to procure a second FGB be exercised.

1.3.12.9  FGB Safety and Mission Assurance

DDT&E	The contractor shall ensure that KhSC data procured under the KhSC subcontract (described in SDRL's QA-07, RE-01, RE-02, RE-03, SA-01, SA-02, SA-03, and MA-02 to the KhSC subcontract) is compliant with data descriptions and is distributed to the appropriate NASA and Energia team members. The contractor shall also perform selected process sampling of critical processes for purposes of assessing KhSC compliance to the FGB specification quality assurance requirements.

1.3.12.10 FGB Operational Support

I&O	The contractor shall provide, via KhSC, the capability to support technical trade studies, joint tests, and hardware/software design enhancements.

I&O	1.3.13	CENTRIFUGE ACCOMMODATION MODULE (CAM) (WBS 1.3.13)

1.3.13.1  Develop Centrifuge Accommodation Module Prime Item Development Specification (PIDS)

I&O	The contractor shall support NASA's development of the Centrifuge Accommodation Module Prime Item Development Specification (PIDS). The contractor's effort shall be comprised generally of performing reviews for consistency with total vehicle requirements, developing "from/to" language to the ISS System and Segment Specifications, and assisting NASA in analyzing the CAM End Item Specification. The contractor shall advise NASA as necessary regarding the contractor's analysis whenever the contractor believes the analysis indicates an inconsistency between the CAM PIDS as developed and the rest of the ISS Architectural and End -Item Specifications. Additionally, the contractor shall specifically:

I&O	1.		Draft "from/to" language from the System and Segment Specifications for the ISS.

I&O	2.	Perform functional requirements decomposition review at the System, Segment level to the End Item Specification level for the CAM PIDS.

I&O	3.		Review, analyze and provide comments to NASA on the annotated outline of the CAM PIDS. This analysis shall focus on proper scope of the PIDS necessary for functionality and producability.

I&O	4.		Participate with NASA Technical Managers in analyzing the PIDS to meet Space Station interfaces and provide background information on Space Station Systems through informal discussions.

I&O	5.		In each of the above reviews, the ISS Architecture Teams shall participate and provide analysis to ensure consistency between the CAM PIDS and the ISS subsystem architecture.

1.3.14	GUIDANCE, NAVIGATION, & CONTROL INTEGRATION TEST FACILITY (GITF)

1.3.14.1  GN&C Integration Test (GIT) Integrated Product Team (IPT) Support

I&O	The Contractor shall provide support of the GN&C Integration-Test Facility by participating as a member of the GN&C Integration Test (GIT) Integrated Product Team (IPT).

The Contractor support shall be in the form of:

I&O	1)	Participating in all scheduled IPT meetings as a representative of the Prime GN&C team.

I&O	2)	Providing input to decisions regarding GITF test schedules and test priorities

I&O	3)	Supporting IPT program reviews

I&O	4)	Supporting IPT trade studies

I&O		5)	Providing status to the IPT concerning Prime GN&C verification objectives and plans.

I&O	6)	Providing feedback on GITF development plans and its associated facility test plans.

I&O	7)	Providing GITF status to Prime management.

I&O	8)	Helping resolve scheduling or priority conflicts with PG 1 and other Prime test activities.

I&O	The IPT Support Period shall be for 22 months at JSC in Houston.

1.3.14.2  Test Plans and Procedures Support

I&O	The Contractor shall support development of test plans and procedures to perform functional/integration testing in the GN&C Integration Test Facility (GITF).

I&O	The Contractor C&DH/C&C and GN&C support shall be in the form of:

I&O	1)	Reviewing and providing comments on GITF prepared test plans.

I&O	2)	Providing their own existing test scripts and procedures where appropriate.

I&O	3)	Providing expertise pertaining to ISS GN&C and C&C testing objectives.

I&O	The support schedule shall be for 7 test periods at JSC in Houston and MDA in Huntington Beach.

1.3.14.3  US GN&C to US C&C Testing Support

I&O	The Contractor shall support the US GN&C to US C&C testing in the GN&C Integration Test Facility (GITF).

I&O		The Contractor C&C support shall be in the form of:

I&O	1)	Witnessing the US GN&C to US C&C testing.

I&O	2)	Installing the C&C flight software on the MDM FEU.

I&O	3)	Installing any supporting simulations on the MATE.

I&O	4)	Validating the C&C software is configured for testing.

I&O	5)	Providing C&C S/W expertise.

I&O	6)	Modifying C&C sim software as necessary.

I&O	7)	Supporting the resolution of anomalies that may occur during testing.

I&O	8)	Supporting comparisons of initial test results with existing test or analysis data.

I&O	9)	Providing follow through to ensure that the developers resolve anomalies discovered during the testing.

I&O		The Contractor GN&C support shall be in the form of:

I&O	1)	Witnessing the US GN&C to US C&C testing.

I&O		2)	Providing test signature data from analysis results.

I&O	3)	Supporting configuration setup and validation.

I&O	4)	Supporting the resolution of anomalies that may occur during testing.

I&O	5)	Supporting comparisons of initial test results with existing test or analysis data.

I&O	6)	Providing follow through to ensure that the developers resolve anomalies discovered during the testing.

I&O	7)	Providing RS GN&C Flight software and system performance expertise.

I&O	The US GN&C/C&C Test Period shall be for 3 weeks at JSC in Houston.

I&O	The US/RS GN&C Test Period shall be for 4 weeks at JSC in Houston.

1.3.14.4  US GN&C Testing of the FQT GN&C Flight Software Support

I&O	The Contractor shall support the integrated US GN&C testing of the PG I FQT GN&C Flight Software in the GN&C Integration Test Facility (GITF).

I&O		The Contractor GN&C support shall be in the form of:

I&O	1)	Witnessing the integrated US GN&C testing of the FQT software with the GN&C sensor and effectors.

I&O	2)	Providing test signature data from analysis results.

I&O	3)	Supporting test configuration setup and validation.

I&O	4)	Supporting the resolution of anomalies that may occur during testing.

I&O	5)	Supporting comparisons of initial test results with existing test or analysis data.

I&O	6)	Providing follow through to ensure that the developers resolve anomalies discovered during the testing.

I&O	The US GN&C Test Period shall be for 3 weeks at JSC in Houston.

1.3.14.5  Pre-SVF GN&C Hardware and C&C GN&C Flight Software

I&O	The Contractor shall support the US/RS GN&C and C&C testing with the enhanced Russian Models in the GN&C Integration Test Facility (GITF).

I&O	The Contractor C&C support shall be in the form of:

I&O	1)	Witnessing the Pre-SVF GN&C testing.

I&O	2)	Installing the C&C flight software on the MDM FEU.

I&O	3)	Installing any supporting simulations on the MATE.

I&O	4)	Validating the C&C software is configured for testing.

I&O	5)	Modifying C&C sim as necessary.

I&O	6)	Supporting the resolution of anomalies that may occur during testing.

I&O	7)	Supporting comparisons of initial test results with existing test or analysis data.

I&O	8)	Providing follow through to ensure that the developers resolve anomalies discovered during the testing.

I&O	9)	Providing US flight software and system performance expertise.

I&O	The Contractor GN&C support shall be in the form of:

I&O	1)	Witnessing the Pre-SVF GN&C.

I&O	2)	Providing test signature data from analysis results.

I&O	3)	Supporting test configuration setup and validation.

I&O	4)	Supporting the resolution of anomalies that may occur during testing.

I&O	5)	Supporting comparisons of initial test results with existing test or analysis data.

I&O	6)	Providing follow through to ensure that the developers resolve anomalies discovered during the testing.

I&O	7)	Providing RS GN&C flight software and system performance expertise.

I&O	The Pre-SVF GN&C Test Period shall be for 4 weeks at JSC in Houston.

- ELECTRICAL POWER SYSTEM DEVELOPMENT/STAGE ACCEPTANCE TESTING

SUPPORT

I&O	The Contractor shall provide support of Integration Testing for the following development and acceptance tests:

I&O	1)	P6/Z1/N2/PMA/FGB Development Testing

I&O	2)			Orbiter/APCU Development Testing

I&O	3)	ODS BB/APA Stage Acceptance Testing

I&O 	4)	N1/PMA Stage Acceptance Testing

I&O	5)	P6/Z1 Stage Acceptance Testing

I&O	6)	Lab Stage Acceptance Testing

I&O	7)	S0/S1 Stage Acceptance Testing

I&O	8)	JEM PM/ELM-P5/EF Stage Acceptance Testing

I&O	9)	APM Stage Acceptance Testing

I&O	10)	Joint U.S./Russia Testing

I&O	The above testing shall be conducted using the highest fidelity interfacing elements or components available within the schedule constraints of the Elements under test to meet launch dates.

1.3.16  Reserved

1.3.17  GLASS CHARACTERIZATION TESTING

I&O	The Contractor shall support NASA characterization of chemically termpered glass properties as follows:

I&O	a.	Procure glass test coupons from Corning for the purpose of conducting Critical Stress intensity Factor, In-situ Crack Size Measurement, Slow Crack Growth and Dynamic Fatigue testing of Corning glass related to Type 0313 chemically tempered glass.  The material characterization testing will be performed by the National Institute of Standards and Technology (NIST) through NASA’s pre-existing interagency agreement.

I&O	b.	Provide the procured glass test coupons to NIST.

I&O	c.	Perform analysis to determine Boeing Space Station hatch window glass fracture characteristics by using the resultant material properties from the NIST testing.

I&O	d.	Provide, upon request, electronic and hard copy versions of the analysis in contractor format, within 60 days after receipt of data from NIST.

1.3.18  SPACE INTEGRATED GPS/INS TESTING

I&O	a)	The Contractor shall support NASA’s SIGI testing as follows:

I&O	(1)	Review NASA’s test results from the transparency test going from a Loral GPS R/P to a Honeywell SIGI by comparing the NASA test results to SSP requirements and Interface Control Documents.

I&O	(2)	Review NASA’s performance evaluation of SIGI based on an evaluation utilizing Design Verification Test Unit (DVTU) with both field testing and Guidance Integration Test Facility (GITF) testing by comparing the test results to the SSP requirements.

I&O	b.  Based on assessments of test results in a. the contractor shall:

I&O	(1)	Identify to NASA any requirements that SIGI does not meet and any SSP discrepancies in NASA test results.

I&O	(2)	Document the SIGI deficiencies and provide the report to NASA in contractor format within 120 days following receipt of the SIGI test data from NASA.

1.3.18.1  Space Integrated GPS/INS Installation and Checkout

I&O	The Contractor shall install the SIGI in accordance with the GFD SIGI installation drawing.

I&O	The Contractor shall:

I&O	(1)	Determine end to end electrical length of installed GPS RF cables within the USL.

I&O	(2)	Perform a power on SIGI self test to verify from the SIGI health and status data messages that results from the power on self test have been accomplished in accordance with SSP 41177-05, paragraph 3.1.7, and as represented by the GN&C/SIGI 5A flight software functionality.

I&O	(3)	Demonstrate successful SIGI status and data transmission on local bus GNC 1 and 2 channels “A” and “B” MIL-STD-1553 communications.

I&O	(4)	Provide, upon request, electronic and hard copy versions of the test and demonstration results in contractor format, within 120 days after test and demonstration is performed.

1.3.19  NODE 1 STRUT STRAIN GAUGE OUTFITTING

DDT&E	The contractor shall prepare the eight previously installed strain gauges on the Node 1 struts for launch and on-orbit use as follows:

DDT&E	1.	coat the eight strain gauges with Measurements Group AE-10 epoxy using standard procedures,

DDT&E	2.	make the necessary modifications to obtain a Materials Usage Agreement (MUA) for the eight strain gauges,

DDT&E	3.	label each strain gauge pigtail with a unique identifier in accordance with SSP 50005, paragraph 12.3.2.2, item D,

DDT&E	4.	restrain the strain gauge pigtails to the Node 1 struts with Permacel P-423 PTFE tape, and

DDT&E	5.	perform continuity checks of the strain gauges after completion of activities 1, 2, 3, and 4 above, and deliver a report in contractor format that documents the results within 30 days after completion of the continuity checks.

DDT&E	The contractor shall provide an Acceptance Data Package (ADP) for the Node 1 Strain Gauge Kit that consists of the following items:

DDT&E	1.	an approved MUA on the strain gauges,

DDT&E	2.	an approved NSPAR on the pigtail material,

DDT&E	3.	a kit drawing,

DDT&E	4.	build paper,

DDT&E	5.	a data sheet on the Measurements Group AE-10 epoxy, and

DDT&E	6.	a data sheet on the Permacel P-423 PTFE tape.

1.3.20  UHF RADIO MEASUREMENT AND DEMONSTRATION

I&O	a.  As a part of the Ultra High Frequency (UHF) Radio measurement and demonstration effort, the Contractor shall:

I&O	(1)	Coordinate with NASA to determine test readiness.

I&O	(2)	Document the data obtained and any anomalies encountered during the UHF testing in the End Item Test Reports.

I&O	(3)	Retain the original audio recordings as residual test data.

I&O	(4)	Analyze the UHF link budget and prepare a report which documents the link budget results, issues, and recommendations.

I&O	(5)	Submit to the Government, one electronic and two paper copies of the link budget report written in contractor format no later than sixty days after the final test report from the End Items containing the UHF Test Data is delivered to the Government.  The electronic versions shall be compatible with MS Word, Version 7.0 and Excel, Version 7.0.

I&O	b.  For the United States Laboratory (USL), the Contractor shall:

I&O	(1)	Perform a test to measure the UHF output signal levels in the frequency range of 413 to 418 MHz at the USL to Node 1 interface, designated for distribution to the Airlock Intravehicular Antenna Assembly (IAA), when the GFE Space to Space Station Radio (SSSR) is transmitting in its low power mode.  For informational purposes only, the signal level at this interface is expected to be no less than -12.0 dBm.

I&O	(2)		Perform a test to measure the UHF output signal levels in the frequency range of 413 to 418 MHz at the USL to Node 1 interface, designated for distribution to the Node 1 IAA, when the GFE SSSR is transmitting in its low power mode.  For informational purposes only, the signal level at this interface is expected to be no less than -16.6 dBm.

I&O	(3)		Perform a test to measure the UHF output signal levels in the frequency range of 413 to 418 MHz at the USL to Node 2 interface, designated for distribution to the Node 2 IAA, when the GFE SSSR is transmitting in its low power mode.  For informational purposes only, the signal level at this interface is expected to be no less than -11.2 dBm.

I&O	(4)		Record 10 minutes of audio output from the USL Audio Terminal Unit (ATU), when a UHF signal level of -84.8 dBm containing audio is provided at the USL to USL Deployment Mechanism UHF interfaces, using the USL, GFE SSSR, GFE GSE test console radio, 10 minutes of GFE recorded audio on digital audio tape.

I&O	(5)		Record 10 minutes of audio output from the USL ATU, when a UHF signal level of -85.5 dBm containing audio is provided at the USL to S0 ITS interfaces, using the USL, GFE SSSR, GFE GSE test console radio, 10 minutes of GFE recorded audio on digital audio tape.

I&O	(6)		Perform a test to measure the UHF output signal levels in the frequency range of 413 to 418 MHz at the two USL to ITS S0 interfaces, when the GFE SSSR is transmitting in its low power mode.  For informational purposes only, the signal level at this interface is expected to be no less than 21.3 dBm.

I&O	(7)		Perform a test to measure the UHF output signal levels in the frequency range of 413 to 418 MHz at the two USL to USL Deployment Mechanism Assembly UHL interface, when the GFE SSSR is transmitting in its low power mode.  For informational purposes only, the signal level at this interface is expected to be no less than 20.6 dBm.

I&O	(8)		Perform a test to measure the UHF output signal levels in the frequency range of 413 to 418 MHz at the two USL to ITS S0 Interfaces, when the GFE SSSR is transmitting in its high power mode.  For informational purposes only, the signal level at this interface is expected to be no less than 34.3 dBm.

I&O	(9)		Perform a test to measure the UHF output signal levels in the frequency range of 413 to 418 MHz at the two USL to USL Deployment Mechanism Assembly UHL interface, when the GFE SSSR is transmitting in its high power mode.  For informational purposes only, the signal level at this interface is expected to be no less than 33.6 dBm.

I&O	(10)		Perform a test to measure the UHF signal path line loss, Voltage Standing Wave Ratio (VSWR), and impedance in the frequency range of 413 to 418 MHz for both USL UHF signal paths for AV #1 rack cable between USL SSSR ORU connector and USL rack interface panel and USL AV #1 standoff cable connection to USL/external antenna interface.  For informational purposes only, the line loss for this path is expected to be less than 3.4 dB.

I&O	(11)	Perform a test to measure the UHF signal path line loss, VSWR, and impedance in the frequency range of 413 to 418 MHz for both USL UHF signal paths for AV #1 rack cable between USL SSSR ORU connector and USL rack interface panel and USL AV #1 standoff cable connection to USL/ITS S0 interface.  For informational purposes only, the line loss for this path is expected to be less than 2.7 dB.

I&O	(12)	Perform a test to measure the UHF signal path line loss, VSWR, and impedance in the frequency range of 413 to 418 MHz for both USL UHF signal paths for AV #1 rack cable between USL SSSR ORU connector and USL rack interface panel and USL AV #1 standoff cable connection to USL/Node 2 interface.  For informational purposes only, the line loss for this path is expected to be less than 5.2 dB.

I&O	(13)	Perform a test to measure the UHF signal path line loss, VSWR, and impedance in the frequency range of 413 to 418 MHz for both USL UHF signal paths for AV #1 rack cable between USL SSSR ORU connector and USL rack interface panel and USL AV #1 standoff cable connection to USL/Node 1 IAA interface.  For informational purposes only, the line loss for this path is expected to be less than 10.6 dB.

I&O	(14)	Perform a test to measure the UHF signal path line loss, VSWR, and impedance in the frequency range of 413 to 418 MHz for the USL UHF signal path for AV #1 rack cable between USL SSSR ORU connector and USL rack interface panel and USL AV #1 standoff cable connection to USL/Node 1 interface (Airlock line).  For informational purposes only, the line loss for this path is expected to be less than 2.0 dB.

I&O	(15)	Record one thirty minute session of two way voice between the USL and GFE EMU equivalent radio, where the session uses the GFE Flight Equivalent Unit (FEU) Extravehicular Mobility Unit (EMU) in the USL, GFE GSE test console radio, CFE cables for connecting GFE together, GFE FEU EMU (made of thermal micrometeoroid garment, space suit helmet prototype EMU, EMU backpack UHF antenna, and EMU equivalent radio connected via coaxial cable to the EMU backpack UHF antenna), a GFE SSR, and USL GSE required to support the recordings.  The recordings will be used by NASA to determine if the USL (with the SSSR installed) and FEU EUM is capable of voice communication between the SSSR and the FEU EMU, while the FEU EMU is within the normally pressurized and generally Intravehicular Activity (IVA) accessible volume of the USL.

I&O	(16)	Perform a test to measure the UHF signal path line loss and VSWR in the frequency range of 413 to 418 MHz for both USL Deployment Mechanism Assembly UHF signal paths from the USL interface to external UHF antennas interface.  For informational purposes only, the line loss for each of these paths is expected to be less than 0.8 dB.

I&O	(17)	Perform a test to measure the UHF signal path line loss, VSWR, and impedance in the frequency range of 413 to 418 MHz for the USL UHF signal path for AV #1 rack cable between USL SSSR ORU connector and USL rack interface panel and USL AV #1 standoff cable connection to the USL/USL Antenna Intravehicular Antenna Assembly (IAA) interface.   For informational purposes only, the total line loss for this path is expected to be less than 17.2 dB.

I&O	(18)	Perform a test to measure the UHF output signal levels in the frequency range of 413 to 418 MHz at the USL IAA interface, designated for distribution to the USL IAA, when the GFE Space to Space Station Radio (SSSR) is transmitting in its low power mode.  For informational purposes only, the signal level at this interface is expected to be no less than -6.0 dB.

I&O	c.  For Node 1, the Contractor shall:

I&O	(1)	Perform a test to measure the UHF signal path line loss, VSWR, and impedance in the frequency range of 413 to 418 MHz for Node 1 UHF signal path from the Node 1/USL IAA interface to Node 1/HAB IAA interface.  For informational purposes only, the line loss for this path is expected to be less than 6.4 dB.

I&O	(2)	Perform a test to measure the UHF signal path line loss, VSWR, and impedance in the frequency range of 413 to 418 MHz for Node 1 UHF signal path from the Node 1/USL(Airlock) interface to Node 1/Airlock interface.  For informational purposes only, the line loss for this path is expected to be less than 2.2 dB

I&O	(3)	Record 20 two-minute sessions of audio output from the GFE GSE test console radio and record 20 two-minute sessions of audio output from the GFE EMU equivalent radio, where each session is with the GFE FEU EMU in a different location within the Node 1 and with the UHF signal of -16.6 dBm injected at the Node 1/USL IAA interface and using the Node 1, GFE GSE test console radio (configured to simulate the UHF signal traversing the USL UHF signal path), two minutes of GFE recorded audio on digital audio tape, GFE recorded audio player, GFE recording tape (minimum 80 minutes recording time per session), GFE audio recorder, GFE cables for connecting GFE together and to the Node 1, GFE FEU EMU (made of thermal micrmeteoroid garment, space suit helmet prototype EMU, EMU backpack UHF antenna, and EMU equivalent radio connected via coaxial cable to the EMU backpack UHF antenna), and a GFE SSSR, and Node 1 GSE required to support the recordings.

I&O	(4)	Perform a test to measure the UHF electric field strength created by the Node 1 IVA UHF antenna, at 10 evenly distributed points within the normally pressurized and generally IVA-accessible volume of the Node 1, when the UHF signal level is -16.6 dBm at the Node 1 to USL interface.  For informational purposes only, the electric field strength is expected to be greater than -43.5 dB volts per meter peak.

I&O	d.	For the ITS S0, the Contractor shall perform a test to measure the UHF signal path line loss, VSWR, and impedance in the frequency range of 413 to 418 MHz for both of the ITS S0 UHF signal paths from the USL/ITS S0 interface to ITS S0/ITS P1 interface.  For informational purposes only, the line loss for each of these paths is expected to be less than 2.4 dB.

I&O	e.  	For the ITS P1, the Contractor shall:

I&O	(1)		Perform a test to measure the UHF signal path line loss and VSWR in the frequency range of 413 to 418 MHz for both of the ITS P1 UHF signal paths from the ITS S0 interface to ITS P1 Deployment Mechanism Assembly interface.  For informational purposes only, the line loss for each of these paths is expected to be less than 2.3 dB.

I&O	(2)	Perform a test to measure the UHF signal path line loss and VSWR in the frequency range of 413 to 418 MHz for both of the ITS P1 Deployment Mechanism Assemble UHF signal paths from the ITS P1 interface to external UHF antennas interface.  For informational purposes only, the line loss for each of these paths is expected to be less than 0.8dB.

1.3.21  S-Band and KU-Band Subsystem Testing

I&O	The contractor shall support demonstration tests of the integrated S-Band and Ku-Band subsystems utilizing the Electronics systems Test Laboratory (ESTL) at JSC.  The testing will include Hardware/Software Integration utilizing available Command and control Software.  The Contractor shall also support subsystems link performance characterization testing through the

Tracking and Data Relay Satellite (TDRS) System and a graduation test to flow data to/from the on-board systems to elements of the Ground Segment.  The Contractor shall develop a test plan which includes plans for the demonstration tests, link performance test, and graduation test.  The Contractor shall conduct a test readiness review prior to the start of testing.  The link performance characterization and graduation test data shall be documented in Contractor format and available upon request within 60 days after the completion of the tests.

1.3.22  Assembly Power Converter Unit (APCU) to MPLM Electrical Power

Test

I&O	a.  The Contractor shall develop, document in Contractor format, and provide via contracts letter to the Government no later than 18 June 98, APCU to MPLM Electrical Power Test Plan, which includes a test schedule for an APCU to MPLM electrical power test at Alenia, in Turin, Italy.

I&O	b.  The Contractor shall allocate through the Hardware Utilization Board and ship Contractor provided equipment to Alenia in sufficient time to meet the scheduled test start date.

I&O	c.  The Contractor shall conduct a MPLM Electrical Power Test Readiness Review prior to the scheduled test and report on the results to the Program.

I&O	d.  The Contractor shall provide the APCU to MPLM Electrical Power test report in Contractor format via contracts letter to the Government no later than 60 days after completion of the MPLM Electrical Power Test.

I&O	e. The Contractor shall provide a maximum of four personnel to Alenia in Turin, Italy for support and conduct of the APCU to MPLM Test including licensing and exporting test support equipment as needed.

I&O	The Contractor shall provide the Ku-Band Boom assembly with the Space-to-Ground Transmitter/Receiver/Controller (SGTRC) mounting plate, Ku-Band Waveguide, Part Number R080401-11, to the NASA JSC Electronics System Test Laboratory (ESTL) facility to support Radio Frequency (RF) testing in the June 1998 time frame.

1.3.23  Racks for Refrigerator/Freezers

DDT&E	The contractor shall design, develop, manufacture, assemble, verify, and deliver rack structures for Refrigerator/Freezers.  The Contractor shall support TIMs and telecons with the European space Agency for the purpose of integration of the refrigerator/Freezer to the Refrigerator/Freezer Rack, from June 1998 through March 2002.  Travel to Europe during this time period shall not exceed three, two week in duration trips supported by not more than three persons per trip.

1.3.24  Additional Bacteria Filter Elements in Node 1

DDT&E	The Contractor shall design, develop, fabricate, and test a stowage container for four Bacteria Filter Elements (PN SV810010) for installation in the starboard mid-bay structure of the Node 1 end item.

DDT&E	The Contractor shall perform a structural analysis and materials and processes analysis to determine the impacts of the stowage container to the Node 1 end item.  The analysis shall be delivered to the Government in contractor format prior to installation of the stowage container.

DDT&E	The Contractor shall install the bacteria filter elements stowage container (including the four bacteria filter elements) in the Node 1 end item.

DDT&E	The Contractor shall revise the Node 1 documentation to reflect the addition of the stowed bacteria filters elements in Node 1.

1.3.25  Mobile Servicing System (MSS) Thermal Analysis

I&O	a.  The Contractor shall perform a one time MSS Thermal Analysis of the MSS Space Station Remote Manipulator System (SSRMS) and the MSS Mobile Base System (MBS) for the following configurations:  MSS SSRMS on Launch Deploy Assembly (LDA); and MSS SSRMS on MSS MBS using Government Furnished Data (GFD).

I&O	b.  The Contractor shall provide MSS Thermal Analysis Reports to the Government in Contractor format within 90 days after completion of analysis.

1.3.26  Node 1 Label

DDT&E	The Contractor shall design, develop, fabricate, and test a label for installation on the aft, starboard quadrant of the Node 1 end item.  The label shall have the text, size, and font as defined by a Government Furnished Date provided.

DDT&E	The Contractor shall perform a thermal analysis, structural analysis, and materials and processes analysis to determine the impacts of the label to the Node 1 end item.  The analysis shall be delivered to the Government in contractor format prior to installation of the label.

DDT&E	The Contractor shall install the labor on the Node 1 end item.

DDT&E	Any additional Space Station on-orbit and launch resources shall be provided from Government reserves.

DDT&E	The Contractor shall revise the Node 1 documentation to reflect the addition of the label on Node 1.

1.3.27  Radiator ORU Thermal Vacuum Demonstration

I&O	The Contractor shall develop, document in contractor format, and deliver the radiator ORU thermal vacuum test procedures to the Government 30 days prior to the scheduled test.

I&O	The Contractor shall ship the Contractor supplied demonstration equipment to the NASA Plum Brook facility in Ohio to meet the scheduled test.

I&O	The Contractor shall conduct a Test Readiness review (TRR) one week prior to the scheduled test.

I&O	The Contractor shall conduct a Thermal Vacuum mechanism demonstration of a flight Radiator ORU at the NASA Plum Brook facility in Ohio.

I&O	The Contractor shall provide an analysis of all flight units ambient deployment torques compared with the results from the Plumbrook thermal vacuum test no later than 30 days after the final ambient deployment of the last flight unit.

I&O	The Contractor shall provide test results, in contractor format, to NASA within 90 days after completed of test.

      - Reserved

1.3.28  Tether Locations

DDT&E	The Contractor shall revise drawings to eliminate one tether shuttle launch locations and associated brackets.  The Contractor shall eliminate both tether shuttles from the SO launch manifest.

1.3.29  Docked Audio Interface Unit (DAIU) to Russian Audio Interface Unit (RAIU)

Interface Jumper Cable

DDT&E	a.  The Contractor shall design, develop, fabricate, test, and deliver to the Government a DAIU to RAIU Jumper Cable.

DDT&E	b.  The DAIU to RAIU jumper cable shall:

DDT&E	 (1)	provide temporary audio connectivity from the Endcone DAIU to the RAIU cabling located adjacent to the proposed location of the Avionics 3 Rack in (X-3) standoff until installation of the Avionics 3 Rack and

DDT&E	     (2)  be IVA installable and removable.

DDT&E	c.  The Contractor shall develop and provide to the Government the DAIU to RAIU Jumper Cable interface documentation in supplier format to include technical data for cable/plug installation/removal.  Documentation shall be delivered with the hardware.

1.3.30  EVA Crewmember Tool Impact Loads

I&O	a.  The Contractor shall perform an analysis of the USOS on-orbit nonstructural glass or ceramic materials located outside the pressurized volume using the aluminum Articulating Portable Foot Restraint mass of 60 pounds with a translation velocity of one foot per second and a 0.04 inch radius circle impact point to determine if this contract will produce a condition which could cause injury to the crew or damage to the vehicle.

I&O	b.  The Contractor shall provide an analysis report documenting the analysis methodology and results in contractor format within 90 days after completion of the analysis.

I&O	c.	The Contractor shall document any items which are determined to produce a condition which could cause injury to the crew or damage to the vehicle, in a Hazard Analysis Report and submit this report in accordance with DR SM02, within 90 days after completion of the tool impact analysis.

1.3.31.1  Node 2 to CAM Vestibule Jumpers

DDT&E	The Contractor shall design, develop, fabricate, test and deliver Node 2 to CAM vestibule jumpers in accordance with SSP 41147.  The vestibule jumpers shall route the electrical power from the Node 2 to the CAM inside the normally pressurized volume of Node 2 to CAM vestibule.

1.3.31.2  Development of PIRN to ICD for Vestibule Jumpers

I&O	The Contractor shall build a Part I PIRN to SSP 41147 ICD to identify the jumper characteristics of the Node 2 to CAM vestibule jumpers which route the electrical power from the Node 2 to the

CAM inside the normally pressurized volume of Node 2 to CAM vestibule.  The Contractor shall provide support for coordination, issue resolution, and finalizing of the PIRN with the other participants to the ICD.

1.3.32  Airlock Pressure Relief

DDT&E	The Contractor shall modify the Airlock to allow zero-fault tolerance for positive pressure relief of the Airlock pressure shell by replacing the Positive Pressure Relief Valve with a Manual Pressure Equalization Valve.

1.3.33	Node 2 Emulator

DDT&E	a.	The Contractor shall develop, document, and maintain a Node 2 Emulator Specification.

DDT&E	b.	The Contractor shall design, develop, fabricate, and test a Node 2 Electrical Power System Emulator as test support equipment.

I&O	c.	The Contractor shall develop, document in contractor format, and deliver the Node 2 Emulator test procedures to the Government prior to the planned tests.

I&O	d.	The Contractor shall ship the Contractor supplied test equipment to the required location to meet the test schedule.

I&O	e.	The Contractor shall conduct the Node 2 Emulator Test ReadinessReview (TRR) one week prior to testing dates.

I&O	f.	The Contractor shall provide support to the Node 2 Emulator operation, maintenance, and conduct testing in the following manner:

I&O	 (1)  Utilize the Node 2 Emulator for two tests in Tsukuba, Japan (NASDA), one in 1998 and one in 1999, and for two tests in Bremen, Germany (ESA), one in 1999 and one in 2001.

I&O	 (2)  Provide support for tests utilizing the Node 2 Emulator at NASDA in Japan.

I&O	 (3)  Provide support for tests utilizing the Node 2 Emulator at ESA in Germany.

I&O	 (4)  Provide support for the Node 2 Emulator Technical Interchange Meeting in Tsukuba, Japan.

I&O	g.    Provide the test results, in contractor format, within 120 days after each test is performed.

1.3.34  Internal Thermal Control System (ITCS) Jumper Sets

DDT&E	a.	The Contractor shall design, develop, fabricate, test, and deliver the following ITCS Jumper Sets:

DDT&E	(1)	ITCS Airlock/Cabin Air Heat Exchanger Jumper Set, which allows airlock functionality or cabin heat exchanger functionality in the case of a the USL ITCS loop loss due to leakage and is suitable for its intended temporary use on-orbit as a failure work around.

DDT&E	(2)	ITCS Gamma Fitting Jumper Set, which permits bypass of a leaking coldplate and is suitable for its intended temporary use on-orbit as a failure work around.

DDT&E		(3)	ITCS Loop Crossover Assembly Manual Jumper Set, which replaces the Loop Crossover Assembly in case of a leak and is suitable for its intended temporary use on-orbit as a failure work around.

DDT&E	b.	The Contractor shall develop, document, and maintain the ITCS Jumper Sets documentation in accordance with DR PC05.

DDT&E	c.	The Contractor shall perform a Fit and Leak Check Test of the ITCS Jumper Sets where the testing includes; fit check and leak detection testing with Flight Equipment and includes developing test plans, conducting test requirements reviews, conducting the tests, documenting the test results in contractor format, and providing a copy of the test results via contracts to the Government within 60 days after completion of the tests.

1.3.35	Ammonia Jumper Kit

DDT&E	a.	The Contractor shall modify the Photovoltaic (PV) Module P6 and Ammonia Servicer to interface with the Ammonia Jumper Kit and revised the associated documentation to document the new configuration of PV Module P6 and the Ammonia Servicer.

DDT&E	b.	The Contractor shall design, develop, fabricate, test, and deliver an Ammonia Jumper Kit which is suitable for temporary on-orbit use as a failure work around that provides a route for ammonia from a Photovoltaic Thermal Control System (PVTCS) loop with a failed radiator to one loop of one Early External Active Thermal Control System (EEATCS) radiator.

DDT&E	c.	The Contractor shall develop, document, and maintain the Ammonia Jumper Kit documentation in accordance with DR PC05.

DDT&E	d.	The Contractor shall perform a Fit and Leak Check Test of the Ammonia Jumper Kit where the testing includes; fit check and leak detection testing with Flight Equipment and includes developing a test plan, conducting a test requirements review, conducting the testing, documenting the test results in contractor format, and providing a copy of the test results via contracts to the Government within 60 days after completion of the test.

DDT&E	e.	The Contractor shall develop, document in contractor format, and provide to the Government via contracts letter, the Ammonia Jumper Kit neutral buoyancy test plan 60 days prior to the Ammonia Jumper Kit NBL test.

DDT&E	f.	The Contractor shall conduct a the Ammonia Jumper Kit NBL Test Readiness Review (TRR).

DDT&E	g.	The Contractor shall provide a PV Module P6, Ammonia Servicer, and Ammonia Jumper Kit mockup which will be used for the Ammonia Jumper Kit NBL test at JSC during the first quarter of Calendar Year (CY) 1999.

DDT&E	h.	The Contractor shall conduct the Ammonia Jumper Kit NBL test at the JSC NBL during the first quarter of CY 1999.

DDT&E	i.	The Contractor shall provide to the Government via contracts letter, the Space Station to Ammonia Jumper Kit NBL test results in contractor format within 60 after completion of the Ammonia Jumper Kit NBL testing.

DDT&E	j.	The Contractor shall perform a one time Ammonia Jumper Kit Thermal Analysis to determine the ISS on-orbit Space Station capabilities and constraints when using the Ammonia Jumper Kit, document the analysis and analysis results in contractor format as an Ammonia Jumper Kit Thermal Analysis Report, and provide a copy of the report via contracts letter to the Government within 90 days after completion of the analysis.

DDT&E	k.	The Contractor shall perform an Ammonia Flow Test of the Ammonia Jumper Kit where the testing includes; ammonia flow testing with Flight Equipment and includes developing a test plan, conducting a test requirements review, conducting the testing, documenting the test results in contractor format, and providing a copy of the test results via contracts to the Government within 60 days after completion of the test.

1.3.36	Lab Cradle Assembly to USL Module Integrated Assembly and Fit Check

I&O	The Contractor shall conduct a physical interface verification (fit check) of the Lab Cradle Assembly (LCA) flight article to the USL flight article at KSC, and final assembly of the integrated LCA to USL interface at KSC during the 5A USL processing flow prior to final launch package integration.  The final assembly and fit check shall be performed with the USL in the Launch Package Integration Stand or Cargo Element Work Stand, with vertical extensions in place to sufficiently elevate the USL and allow access to the keel fitting.

I&O	The fit check shall include:

I&O	a)	Ground pre-adjustment of the LCA aft strut

I&O	b)	Validation of LCA to USL alignment parameters

I&O	c)	Validation of Class R grounding/bonding

I&O	d)	Evaluation of EVA gloved hand access to interfaces and visibility of alignment markings/indicators

I&O	e)	Validation of cable lengths, routing, tie downs, and connector mate/demate (per ECP 571).

1.3.37	Depress Pump Muffler Development and Qualification Testing

DDT&E	1)		The Contractor shall design, develop, test, and manufacture the Pump Muffler that reduces the Russian Depress pump noise level such that the Airlock acoustic environment does not exceed the US NC-59 plus 5 dB criterion for noise sources averaged over any 10 second time interval as specified in SSP 50005, paragraph 5.4 during Campout depress.

DDT&E 	2)		The Contractor shall test the Pump Muffler to assure performance within the specified limits and provide a test report to the Government, via contracts letter, in the contractor’s format within 90 days after completing the tests.

1.3.38	Space Integrated Global Positioning System/Inertial Navigation System Enhancement

DDT&E 	The Contractor shall modify USL documentation to add the Space Integrated Global Positioning System Inertial Navigation system (SIGI) pigtail kit cable layout and tie down locations to accommodate the kit installation from the SIGI to the interface panel for each of the two SIGIs in the USL.

DDT&E 	The Contractor shall install the Government provided SIGI pigtail kit in the USL in accordance with the Government provided installation and check out procedures.

DDT&E 	The Contractor shall perform regression testing of the Government provided SIGI firmware update in the USL within 30 days of installation and submit the results via a contract letter to the Government in contractor format within 60 days of test completion.

1.3.39	Airlock Hatch Leak Testing

DDT&E 	a)	The Contractor shall modify the Airlock Intra-Vehicular Activity (IVA) hatch-mounting points to eliminate alignment adjustments required during on-orbit installation.

DDT&E 	b)	The Contractor shall perform mechanical tests and leak checks of the Airlock IVA hatch installed in both the on-orbit and launch locations prior to launch.  The Contractor shall provide a test report to the Government, via contracts letter, in contractor’s format within 45 days after completing the tests.

1.3.40	Worksite Interfaces for USL Heat Exchangers

DDT&E 	The Contractor shall add an EVA Worksite Interface (WIF) for each USL heat exchanger, per Government provided direction for the WIF locations.

1.3.41	USL Moderate Temperature Heat Exchanger Supply Line

DDT&E 	The Contractor shall modify the ammonia supply line tubing for the USL Aft Endcone to allow the tubing to be removed and reinstalled into the heat exchanger by straightening out the feedthrough end of the line, so that there is no bend between the feedthrough and the peak of the arch.

1.3.42	Additional MATEs and  FEU MDMs for Software Development and Testing

DDT&E 	To support GN&C, software development activities and testing activities, the Contractor shall:

DDT&E 	a)	Provide 9 additional MATE units.

DDT&E 	b)	Provide 12 additional FEU enhanced MDMs.

DDT&E 	c)	Provide 5 ICE Units.

DDT&E 	d)	Provide 2 additional FEU standard MDMs.

DDT&E 	e)	Provide 2 FEU Multi-MDMs.

DDT&E 	f)	Provide 5 RTIOPs.

DDT&E 	g)	Associated Spares

1.3.43	ISS Airlock Testing

I&O	a)	The contractor shall test the Airlock and Extravehicular Mobility Unit (EMU) to assure performance within the on orbit Space Station environments and provide a test report to the Government, via contracts letter, in contractor’s format within 120 days after completing the tests.

I&O	b)	Using Government provided EMU and hardware, the Contractor shall test the EMU, by performing tests and fit-checks as defined in the detailed verification objectives DVOs, and provide a test report to the Government, via contracts letter, in contractor’s format within 120 days after completing the tests.

I&O	c)	Using Government provided hardware, the Contractor shall perform the Orlan tests, and provide a test report to the Government, via contracts letter, in contractor’s format within 120 days after completing the tests.

1.3.44	Management of RF Performance Data

I&O	a)	The Contractor shall provide RF performance data for contractor provided equipment in accordance with DR VE41.

I&O	b)	The Contractor shall add Government provided RF Performance data to the Vehicle Master Database (VMDB) from up to 25 equipment items during CY 1998, 35 equipment items during CY 1999, and 20 equipment items per year thereafter until the end of contract period of performance.  Data shall be loaded into the VMDB within 90 days of receipt.

1.3.45	ADA Compiler Licenses

DDT&E	The Contractor shall purchase the buyout of Aonix ActivAda Compiler licenses hosted on Microsoft Windows NT for use in the production of ISS Flight code, where the Aonix ActivAda Compiler buyout license includes:

a)  ActiAda Real Time ProPack for PC-NT hosts, P/N AD-0088-AWDE-PR;

- PharLap 8.0 Linker/Assembler, P/N AD-088-SETS-PR;

- Annual Maintenance for 1 year, P/N AD-088-AWDE-MA;

- Rights for unlimited deployment of ActiADA Real Time ProPack for all ISS Flight code activities;

- Right to upgrade without additional buyout and license cost to ObjectAda Real-Time RAVEN for all ISS Flight code activities until 6/30/02; and

- Object compilation to NT platform for all ISS Flight code activities.

DDT&E    The Contractor shall purchase the buyout of Aonix ActivAda Compiler licenses hosted on Microsoft Windows NT for use in the production of ISS Flight code, where the Aonix ActivAda Compiler buyout license includes:

- Annual Maintenance for ActivAda beginning July 1,2000 through June 30, 2002.

- AdaWorld for Vax/VMS to 386 Cross Compiler.

- PharLap Toolset

- Rights for unlimited deployment of AdaWorld for Vax/VMS to 386 Cross compiler and PharLap Toolset for all ISS Flight code activities.

- Annual Maintenance from July 1, 2000 through June 30, 2001 for Adaworld for Vax/VMS to 386 Cross Compiler and Pharlap Toolset.

- Annual Maintenance for ObjectAda native NT compilers from July 1, 2000 through December 31, 2002.

- Y2K compliance testing for executable code and toolsets.

- Prototyping, identifying and evaluating a means to debut.   Programmatically Loaded Ada DLLs.

1.3.46	Interim Resistive Device

I&O	The Contractor shall perform a structural analysis to determine if Node 1 is capable of accommodating IRED at the identified locations.  The Contractor shall provide the IRED structural analysis report in Contractor format to the Government via contracts letter by April 1, 1999.

1.3.47	Thermal Extreme Testing and Random Vibration Testing to Trailing Umbilical System Cable Guide Acceptance Testing

I&O	The Contractor shall perform thermal extreme and random vibration acceptance testing on the Trailing Umbilical System (TUS) Cable Guide Assemblies (CGA).  Testing will be on the first 16 CGAs built and on 2 batches of 4 of the remaining CGAs.

1.3.48	Service Module Digital Preassembly Measurement

I&O	The Contractor shall:

I&O	a)	Develop Test Plans and Procedures for Digital Preassembly (DPA) measurements of the Service Module (SM).

I&O	b)	Conduct a Test Readiness Review (TRR) for the DPA of the SM.

I&O	c)	Conduct a Facilities Readiness Review prior to taking the DPA measurements

I&O	d)	Given the required access to facilities and flight equipment, take DPA measurements of the Service Module (SM) in facilities provided by the Government in Baikonur, Kazakhstan to obtain the following:

I&O	1)	Location of the SVS Targets (both location and orientation)

I&O	2)	Center of the zenith SM docking ports (planarity, location, and clocking)

I&O	3)	Location of Automated Transfer Vehicle (ATV) retroreflectors

I&O	e.	Prepare SM DPA measurement report in Contractor format and submit to the Government via contracts letter no later than 120 days after completion of the DPA measurements.

1.3.49  Design and Fabricate Electrical Power System  Node 1 Patch Panel Y Cable and the

USL Secondary Power Distribution Assembly Jumper Cable

DDT&E	For the Electrical Power System (EPS) Node 1 Patch Panel Y-cable and the USL Secondary Power Distribution Assembly (SPDA ) Jumper Cable, the Contractor shall:

DDT&E	a.	Design, develop, fabricate, test, and deliver cables that meet the following requirements:

DDT&E	1)	The EPS Node 1 Patch Panel Y-cable shall connect the Russian-American Converter Units (RACU) and the Remote Power Distribution Assembly (RPDA) connectors within a single Patch Panel in the Node 1 Port Alcove, to provide power to the Node 1 cabin air fan and the Intermodule Ventilation (IMV) fan prior to Photovoltaic (PV) Module P6 activation.

DDT&E	2)	The USL SPDA Jumper shall connect from the Node 1 Patch Panel Y-cable (P302) to the input connector for the USL Aft Endcone SPDA (SPDA LAAFT-2B).

DDT&E	3)	The cables shall be suitable for their intended temporary use on-orbit.

DDT&E	4)	The cables shall be IVA installable and removable.

DDT&E	b.	Develop, document, and maintain the EPS Node 1 Patch Panel Y-cable and USL SPDA Jumper Cable documentation in accordance with DR PC05.

DDT&E	c.	Assign a Test Director, prepare a test plan, and conduct testing and analysis of the EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable, which shall consist of continuity testing, high voltage potential testing, a fit check, and a suitability analysis.  The continuity and high voltage potential tests, a fit check and the suitability analysis shall be included as part of “The EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable Acceptance Data Package” to be provided in accordance with DRD PC08.

DDT&E	1)	The continuity testing of the EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable shall consist of measuring the resistance of the EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable electrical paths.  The EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable continuity test shall be considered successful when it is shown that the EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable provides the required electrical conductivity (paths) needed to accomplish the rerouting of electrical power.

DDT&E	2)	The high voltage potential test of the EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable shall consist of applying a high voltage potential to each of the EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable electrical paths one at a time and measuring the leakage from the powered path to the other paths.  The EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable High voltage potential test shall be considered successful when it is shown that the EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable electrical paths can withstand the high voltage potential.

DDT&E	3)	The fit check of the USL SPDA Jumper Cable shall be done with the USL Flight Element at the Kennedy Space Center.  The fit check shall be considered successful when it is shown that the USL SPDA Jumper Cable can be successfully installed.

DDT&E	4)	The suitability analysis of the EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable shall consist of analyzing the EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable design, analyzing verification data, and analyzing test data to determine the EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable suitability for its intended temporary use on-orbit.  Where the analysis of the EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable design shows the EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable design is similar to other Space Station equipment which has been shown to be suitable for on-orbit use, the EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable shall be considered suitable for intended on-orbit use by similarity.  Where the EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable design is unique, an inspection or analysis shall be conducted and the results analyzed for EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable suitability for its intended temporary use on-orbit.  The EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable Suitability analysis shall be considered successful when the analysis shows the EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable is suitable for its intended temporary use on-orbit.

DDT&E	d.	Provide separate EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable Test and Analysis Reports to the Government, via contracts letter, in contractor format, within 60 days of completion of each of the continuity and high voltage potential tests, the fit check, and the suitability analysis of each cable.

DDT&E	e.	Provide installation instructions in contractor format, and an Acceptance Data Package (ADP) in accordance with DR PC08, for the EPS Node 1 Patch Panel Y-cable and the USL SPDA Jumper Cable, to the Government, within 30 days of delivery of the cable set.

1.3.50  FGB Stowage Bags

OPD	a.  	The Contractor shall design, develop, fabricate, test, and deliver FGB Stowage Enclosures which are suitable to provide storage in FGB stowage zones 1, 3, 4, 14, and 17.  The FGB Stowage Enclosures shall satisfy the FGB volume allocations defined by the Contractor and shall preclude interference with already installed hardware and keep out zones.  The Contractor shall provide one flight unit and one training unit for each zone.

OPD	b.  	The Contractor shall perform a physical interface verification (fit check) of the FGB Stowage Enclosure flight article bags in the corresponding FGB stowage zones 1, 3, 4, 14, and 17 of the rack training mockup at the Gagarin Cosmonaut Training Center in Russia and shall provide a copy of the test results in contractor format to the Government within 60 days after completion of the test.

OPD	c.  	The Contractor shall support coordination with NASA and SpaceHab for the purpose of integrating the FGB Stowage Enclosures within the SpaceHab module.  The Contractor shall provide to the Government in contractor format a definition of the physical characteristics of the FGB Stowage Enclosure bags which include size, weight, and folded/transportable dimensions.

OPD	d.    The FGB Stowage Enclosures shall meet the following requirements:

1.	The FGB Stowage Enclosures shall be transportable to orbit, unfilled and in their launch configuration, via the SpaceHab module.

- The FGB Stowage Enclosures shall be transferable through hatches from the SpaceHab module through Node 1 to FGB in launch (stowed) configuration. Individual enclosures or bundles of enclosures shall be designed to minimize crew transfer operations.

3.	The FGB Stowage Enclosures shall be capable of being restrained using Contractor provided FGB bungees.

4.	The materials selected for the FGB Stowage Enclosures shall be in accordance with SSP 50094, paragraph 4.3.4.

5.	 Enclosures shall meet workmanship requirements in accordance with SSP 50094, paragraph 4.3.4.6.

6. 	The FGB Stowage Enclosures shall provide stowage capability for at least 15 years.

7. 	The FGB Stowage Enclosures shall withstand transfer from the Orbiter, installation into the FGB racks,  removal from the FGB racks and collapse,  for at least 20 times (including fit check use) without breaking or requiring maintenance.

8.	The FGB Stowage Enclosures shall comply with the following Safety requirements:

a.	The FGB Stowage Enclosures shall not inhibit fire detection or suppression systems.

b.	The FGB Stowage Enclosures shall be capable of withstanding the differential pressure of depressurization, repressurization, and the depressurized condition without resulting in a hazard.

c.	The FGB Stowage Enclosures shall not protrude into the FGB cabin aisleway.

d.   All surfaces of the FGB Stowage Enclosures shall not have any sharp edges or burrs.

OPD	9. 	The FGB Stowage Enclosures shall comply with the following Crew Interface requirements:

a.	The FGB Stowage Enclosures shall meet requirements for functional accessibility zones in accordance with SSP 50094, paragraph 6.1.3.3.

b.	The FGB Stowage Enclosures shall support installation and removal by 5th percentile female and 95th percentile male as specified in SSP 50094, section 6.1.3.

c.	Enclosures shall accommodate installation/removal/collapsing without tools or using tools available onboard the ISS at 2A.1 flight completion as specified in SSP 54101-02A.1, Annex 1.

d.	Crew time to install each FGB Enclosure shall not exceed 20 minutes.

e.	Enclosures shall be removable to provide access for maintenance/repair of the FGB hardware located behind enclosures. Crew time to remove each FGB Stowage Enclosure shall not exceed 20 minutes.

f.	Enclosures shall meet labeling requirements in accordance with SSP 50094, paragraph 6.4.7.

g.	Enclosure shall support routine housekeeping as specified in SSP 50094, paragraphs 6.3.3.1.5, 6.4.1, and 6.4.6.

OPD	10. 	For the requirements 1 through 9 above, the Contractor shall develop a verification plan, conduct a verification requirements review, conduct the verification, document the verification results in contractor format, and provide a copy of the verification results via contracts to the Government within 60 days after completion of the verification.

1.3.51   Evaluation and Analysis of Active CBM Controller

The Contractor shall:

I&O	a.	Perform functional test and analysis of Controller Panel Assembly (CPA) and Capture Latch Assembly (CLA) with ground straps not installed.

I&O	b.	Perform Safety/Hazard Analysis, in accordance with DR SM 02, of CPA and CLA for operation without ground strap.

I&O	c.	Provide CPA and CLA functional test report and analysis reports to the Government in contractor format within 60 days after completion of the analysis and test via contracts letter.

1.3.52   EVA Compatible Labels for Active CBM Cabling

DDT&E	The Contractor shall design, develop, manufacture, and install EVA compatible labels which are in accordance with SSP 50005, paragraph 9.5.3.1.

1.3.53	Photovoltaic Module P6 Batteries

DDT&E	a)	The Contractor shall remove three SAFT batteries from the PV Module P6.

DDT&E	b)	The Contractor shall install, document, and verify three Eagle Picher batteries on PV Module P6.

DDT&E	c)	The Contractor shall document the verification results.

OPD	d)	The Contractor shall replace P6 flight batteries with units having less accrued age before flight.

    - Data Records for OP05 Previously Submitted Imagery

I&O	The Contractor shall provide support to generate data records fro previously submitted images, in accordance with DR OP05.

1.3.54.1	Data records for Other Previously Submitted Imagery

I&O	The Contractor shall provide support and submit data records for existing JSC ISS Imagery Library photographs.

1.3.54.2	Pre-Flight Imagery Plans

I&O	For each assembly cargo element, the Contractor shall develop and submit to the Government prior to June 30, 1999, a plan of pre-flight imagery requirements versus hardware items in accordance with OP05 format, for flights prior to and including 8A.

1.3.54.3	Reporting and Imagery Working Group Support

I&O	The Contractor shall participate as a full Imagery Working Group member.

      - Pre-Flight Imagery

I&O	a.  The Contractor shall document the configuration of flight hardware during its assembly, test integration, and close-out using still and video imager.

I&O	b.  The Contractor shall generate and deliver the imagery to NASA in accordance with Data Requirement OP26, Pre-Flight Imagery Plans and Imagery Documentation.

I&O	c.  The contractor shall provide preflight imagery of the Integrated Cargo Carrier (ICC) and the

ORUs for flight 5A.1, to document hardware configuration during integration and closeout of the

Items onto the ICC, using still and video imagery.

1.3.55  Manually Operated Power Off Capability

DDT&E	a.  The Contractor shall implement a Manually Operated Rack Power Switch (RPS) design using a manually operated two-position lever lock switch on each of the contractor provided electrically powered System Racks.

DDT&E	b.  The Manually Operated RPS design shall be such that, when the RPS is in the normal open position, it causes the RPS discrete to be low and, when the RPS is in the crew actuated closed position, it causes the RPS discrete to be high.

DDT&E	c.  The Manually Operated RPS design shall monitor each of the System and Payload Rack RPS discretes.

DDT&E	d.  The Manually Operated RPS design shall command the removal of electrical power from a rack and disable reapplication of power to the rack, when the rack’s RPS discrete is high.

DDT&E	e.  The Manually Operated RPS design shall enable the electrical power application to the rack, when the rack’s RPS discrete is low.

DDT&E	f.  The Contractor shall provide RPSs for other electrically powered Racks, where the switch uses the same rack design implementation as used for the System Rack part of the Manually Operated RPS design.

1.3.56  Additional Hardware and Software Integration Testing

I&O	a.  Using Contractor and Government provided data, the Contractor shall develop End-to-End Functional Checkout Test procedures for the tests required by D684-10641-01 which will use Contractor and Government provided hardware and software, but excludes International Partner hardware and software, representing the end-to-end function.

I&O	b.  The Contractor shall conduct a Test Requirements Review (TRR) prior to the End-to-End Functional Checkout Testing.

I&O	c.  The Contractor shall conduct the End-to-End Functional Checkout Testing using Contractor and Government provided hardware, software, and support.

I&O	d.  The Contractor shall provide the End-to-End Functional Checkout Test Results Reports to the Government in contractor format within 120 days of completing the test.

1.3.57   Scar for Star Tracker

DDT&E  a.  The Contractor shall provide an ITS S0 interface which will accommodate the future addition of a Star Tracker ORU.

DDT&E  b.  The Contractor shall provide a mounting structure with a maximum 30 inch by 30 inch EVA compatible mounting base to accommodate a EVA compatible Star Tracker ORU which has a maximum height of 30 inches and a maximum mass of 75 lbm.

DDT&E  c.  The Contractor shall conduct an ITS S0 Star Tracker Mounting Location Field-of-View (FOV) Analysis, generate a report in contractor format containing the analysis methodology and FOVs available for the Star Tracker ORU from the ITS S0 Star Tracker mounting location, and provide ITS S0 Star Tracker FOV report to the Government via contracts letter within 90 days of completing the analysis.

DDT&E  d.  The Contractor shall provide EVA compatible cables for connecting to the Star Tracker ORU.

DDT&E  e.  The Contractor shall provide two independent electrical power feeds with each providing up to 125 watts maximum of electrical power at the Star Tracker ORU interface.

DDT&E  f.  The Contractor shall provide electrical connections to two ITS S0 GN&C MIL-STD-1553 local bus stubs at the Star Tracker ORU interface.

1.3.58	SO and MT Launch to Activation Survivability

I&O        a.  The Contractor shall perform thermal, structural, and operations analysis for 8A Launch to activation mission phase for flight planning and verification.  The analysis shall consider flight attitude restrictions.

DDT&E  b.  The Contractor shall provide hardware required for the SO and MT to survive the 8A launch to activation mission phase, to include verification, checkout, fit checks, and EVA compatibility assessments.

1.3.59	ESSMDM Development and Qualification Testing

OPD      a)	The Contractor shall develop a specification for the Solid State Mass Memory Unit (SSMMU) in accordance with DR VE07, that documents the derived and allocated SSP 41000 requirements.

OPD      b)	The Contractor shall design, develop, test, and manufacture the SSMMU that meets the combined derived and allocated requirements of ISS SSP 41000, as documented in the SSMMU development specification, SP-M-615.

OPD      c)  The Contractor shall test the SSMU with a version of the Command and control (CCS) software, and with a version of the Payload Executive Processor (PEP) software to provide confidence these will function with the SSMMU.

1.3.60	US Laboratory Module Vibratory Microgravity Measurements and Test

I&O       The Contractor shall prepare for and conduct a Vibratory Microgravity Measurement Test (VMMT) for measuring and recording accelerations and sound pressures at selected locations in the U.S. Laboratory (USL) module.

I&O       The contractor shall perform an analysis documenting the results of the testing.

1.3.61  Russian Laptop Computer Display Test

OPD     The contractor shall witness the verification test in Russia for the displaying of  the C&W events received from the USOS on the Russian laptop computers.  The Contractor shall generate a report  in contractor format summarizing the test witnessed and deliver the report to the Government within 60 days of completion of test.

I&O	1.3.62  International Partner Module Common Berthing Mechanism Structural Analysis

The Contractor shall conduct an integrated structural analysis of the Active Common Berthing Mechanism (ACBM) to Passive Common Berthing Mechanism (PCBM) and ACBM/PCBM to element joints in support of International Partner (IP) module certification for the Node 2, Node 3, JEM, ELM-PS, APM and MPLM.

I&O	1.3.63  International Partner Module Common Berthing Mechanism Acceptance Testing

The Contractor shall define the system Level Acceptance Test Activity (including testing) and prepare a system level Acceptance Test Plan for the CBMs on the IP Modules.

# I&O	1.3.64  Cupola

The Cupola will be GFE to the ISS.  Data associated with the Cupola for Contractor integration activities will be provided in accordance with Attachment J-2.

# DDT&E	1.3.64.1  Common Hardware Related to Cupola

The Contractor shall deliver Hardware for installation in Cupola in accordance with the DIL.  This hardware shall be considered Common Hardware and controlled in accordance with SSP 41170, paragraphs 3.3.2.2, 3.3.2.3, and 3.3.2.4.  Prior to establishment of the NASA baseline as specified in SSP 41170, the Contractor  shall provide notification of changes to the Common Hardware to the Government.  The Contractor shall perform traceability from the common component Hardware to the Cupola specification (SSP50333) in accordance with DR VE24.

I&O  	1.3.64.2  Design Review Support

The Contractor shall provide technical support to NASA for reviews of the Cupola.

I&O  	1.3.64.3  Cupola Specification Maintenance

The Contractor shall maintain the Cupola specification (SSP 50333) in accordance with DR VE07.

I&O	1.3.64.4  Cupola Verification Support

- The Contractor shall perform Fluid and Cable fit-checks of the Cupola side of the interface with Node 1 vestibule jumpers.

- The Contractor shall perform the digital Pre-assembly tasks for Cupola at KSC.

- The Contractor shall perform the Fluid and Cable Fit Checks for Cupola at KCS after Cupola delivery.

1.3.64.5  PCBM Kits

DDT&E  a.  The Contractor shall deliver the Passive Common Berthing Mechanism(PCBM) kit (including the equipment, installation instructions, checkout procedures, and kit proofing) in accordance with the DIL. The Contractor shall provide the personnel for ESA technicians to consult, during the ESA installation of the PCBM rings and mechanisms as well as the ATP, on-site at the ESA contractor.

I&O	b.  The Contractor shall provide the Passive CBM finite element model in contractor format.

I&O	c.  Based on the Cupola PCBM finite element model, the Contractor shall verify that the Cupola installation has not invalidated the CBM structural verification.

I&O	d.  The Contractor shall perform the integrated structural analysis of the PCBM and Cupola while it is attached to Node 1.

I&O	e.  The Contractor shall perform end-to-end berthing analysis in order to assure that the Cupola can be mated to Node 1.

I&O	f.  The Contractor shall modify the PCBM rings to include the interface holes for the Cupola Restraints and Mobility capability.  This new interface shall be documented in SSP 41004, part II.

I&O      1.3.64.6  Common Hardware Storage

The Contractor shall provide the storage space to accommodate all of the U.S. contractor provided Cupola Component Hardware from the time of delivery to NASA per the DIL until NASA delivery to ESA per the NASA to NASA GFEL.

I&O      1.3.64.7  Cupola Glass Requirements

The Contractor shall develop and maintain specifications and Interface Control Drawings for the Cupola Glass to be delivered in accordance with the DIL.  The Cupola Glass shall meet all requirements as defined in SSP 50333, paragraph 3.3.12.1.5 and 3.3.12.1.5.1.

I&O      1.3.64.8  Window Frame Technical Support

The Contractor shall provide support to assist NASA/ESA with Cupola window frame design and development.

OPD    1.3.64.9 Cupola Debris Panes Redesign

- The Contractor shall develop and implement an approach to modify the exiting Debris Panes and also produce new debris panes for the ESA Cupola to accommodate debris panes assembly replacement both EVA and IVA.

2.  The Contractor shall develop this approach using Cupola test and flight frames         provided to the Contractor by Alenia.

    - Thermal Analysis for Debris Shields

DDT&E	The Contractor shall provide for NASA supplied Space Vision System targets and relocation of the Flight Releaseable Grapple Fixture (FRGF) on the USL per SSP 50228.

    - Test Support to RSC-E for EM Testing

I&O	The Contractor shall provide support to Energia (RSC-E) electromagnetic testing to verify requirements of SSP 50094:  paragraphs 3.4.1.2.4, and 3.4.1.2.5 for the Progress, Soyuz, and Russian Orlan EVA Suits.

    - U.S./NASDA Joint Video and Audio Testing

I&O	For Joint Video and Audio Testing, the Contractor shall

- Provide Joint Video Test Plans and Procedures

- Provide Contractor unique test hardware and software for the U.S. and Japan tests.  This includes transportation and maintenance of the test equipment

- Perform in the U.S. and support testing in Japan.

    - SVF and ISIL Support for the MCC

I&O	The Contractor shall support software system testing for mission operations as follows:

  - Mission Control Center Development Software

  - Mission Control Center Operational Readiness Testing

  - Stage Testing

  - Mission Configuration Testing

    - Provide Scar for Ethernet/MIL-STD-1553 Growth Capability

DDT&E	The Contractor shall provide an Airlock wiring scar to support Ethernet/MIL-STD-1553 growth capability.

    - EVA and IVA Window Debris Pane Changeout

OPD	a.  The contractor shall design, develop, fabricate, and deliver a USL and JEM debris pane containment cover interface mod kit that provides the interface between the Government provided debris pane containment cover and the USL module and JEM.

- The Contractor shall install the USL debris pane containment cover interface mod kit onto the USL for launch.

- The Contractor shall conduct electronic and flight hardware fit check to demonstrate mechanical fit and EVA compatibility.

- The Contractor shall design and deliver a USL window stack mockup and two Cupola window stack mockups.  Cupola window stack mockups shall be based on Government furnished drawings of the Cupola window frame design.

    - Handrail and Worksite Interface Socket Accommodations

OPD    The Contractor shall provide hardware, documentation and certification for on-ground installation of US Lab EVA handrails and Worksite Interface (WIF) sockets originally planned for on-orbit installation.

    - CBM System Level Testing of the JEM-PM and JEM ELM-PS CBM at MHI

I&O      The Contractor shall support active CBM electrical Acceptance Testing on the JEM.  This includes transportation and maintenance test equipment.

    - Addition and Installation of GFE Hardware

DDT&E     The Contractor shall install Government Furnished Equipment provisions for Extravehicular Mobility Unit umbilical stowage and Inter-Module Ventilation duct restraint.

    - EVA Fit Check Test

I&O       The contractor shall prepare test procedures, conduct test readiness reviews, monitor Government fit checks, and document results for EVA Fit Checks.

    - USL Jumper Kits for System Racks

OPD	a. The Contractor shall design, develop, fabricate, and deliver USL Utility Jumper Kit suitable for  on-orbit IVA installation and removal which allows the identified USL System Racks to be fully rotated in the USL without disconnection of the utility interface connections.

b. The USL Utility Jumper Kit shall contain jumpers for the following USL racks and rack utilities:

LAF1, Avionics #2

J1 120 VDC power

J42 Video

# J38 Video

QP01 TCS Return

LAF2, Avionics #3

J20 Remote Sensing

J40 Audio Bus B

QP01 TCS Supply

QP02 TCS Return

LAP3, DDCU #1

J50 Output Power DDCU #2

J3 1553 DDCU #1

LAF4, CHeCS #1

J1 120 VDC power

LAP5 MSS/Avionics #2

J2 Local User Bus A

LAF5, Avionics #1

TCS Return

LAF6, ARS

THC Prc Air Return

LTCS Supply

LTCS Return

MTCS Supply

MTCS Return

LAS6, MTTCS

Gaseous N2

Waste Water

J3 1553

J4 1553

LAP6, LTTCS

J1, Power

J3, 1553

J4, 1553

Gaseous N2

1.3.76  Life Test, Window Shutter Gearbox Assembly

I&O	The Contractor shall in accordance with the requirements of SSP 41172C, define a Window Shutter Gearbox Assembly Life Test Plan and support NASA test activities.

    - ITCS Cold Plate and Fluid Stability Test

I&O  	The Contractor shall support the Government test program for long term evaluation of ITCS hardware and fluid integrity.

    - Modify External Cameras

DDT&E	The Contractor shall modify External Cameras to preclude lens fogging by reworking seven camera lens assemblies.

    - Site Activation and Post Delivery Checkout Activities

I&O	a)  The Contractor shall perform site activation and post delivery checkout testing of the Airlock element at KSC.

I&O	b)  The Contractor shall perform Hardware/Software Integration testing for the Portable computer system (PSC) to Airlock Command and Telemetry at KSC SSPF.

    - EPS Power Channel Confidence Test

I&O  The Contractor shall conduct a Phase 1 Flight DDCU-E confidence test.

    - Joint NASA/ESA C&DH Interface Test

I&O	The Contractor shall provide test plans, hardware, software, and personnel to support C&DH Interface tests with ESA systems in Europe.

    - Active Thermal Control System Radiator Can’t Fail Processes

1.3.82.1 Plum Brook Operations

I&O	The Contractor shall implement provisions to protect the Active Thermal Control Radiator system during testing at NASA Plum Brook Facility.  This includes operational procedures, handling equipment, test equipment, and physical and foreign object debris protection.

    - Lab Rack Closeout Change

DDT&E	The Contractor shall procure and install three Air Velocity Closeouts to replace three Rack Volume Closeouts in Lab locations LAB 101, LAB 1S2 and LAB 1P1.

    - On-Orbit Leak Detection and Repair

I&O	Provide support to the Government for development, coordination, and IP negotiations of ISS leak detection and repair effort.  Tasks include:

- Support leak detection and repair integration team through December 2002

- Determine required development work to support a leak detection and repair capability into the ISS configuration.

    - Resolution of ASBSP Dropped Telemetry Frames When Packet Length Check Fails

OPD	The Contractor shall incorporate into the Command and Control software R5 release, the solution developed for software PR 13895, and perform the required testing to assure that the implemented solution is satisfactory to resolve the problem.  The Contractor shall develop the requirements language and update the impacted requirements documents, i.e., SRS and SW ICDs, for release.

DDT&E   1.3.86  P3/P4 Static Loads Test

The Contractor shall perform P3/P4 Static Loads Test launch and abort landing test cases to incorporate the load changes required to certify the Pre Integrated Structure (PIT) and Photovoltaic Module (PVM) structures to accept IEA battery and Flywheel Energy Storage Unit (FSU) onloads and the PVR on the S6.

    - EVA Pre-Breathe Protocol

OPD	The Contractor shall provide provisions to support an EVA two-hour Pre-Breathe exercise Protocol.

1.3.88  Node 2/3 Integrated Rack Structural Analysis

I&O	The Contractor shall provide the following to support Node 2/3 Avionics Integrated Rack structural analysis:

1.    Modal Test Plan

  - Test article configuration/deconfiguration modifications

  - Analysis of test data provided by the Government

  - Reports of rack structure stress, fatigue, and fracture analysis for four Node 2 and two Node 3 racks

  - VLA updates for Node 2 and Node 3 racks

  - Support to technical panels, design reviews, and verification reviews

  - Structural analysis report for knee braces

    - Lab Jumper Cables

OPD    The Contractor shall design, develop, fabricate and/or assemble, verify and deliver hardware identified herein.

a.     USL  Forward Secondary Power Distribution ((FSPD) Assembly:  The USL FSPD

Assembly will connect the USL Aft Endcone SPDA (SPDA LAAFT-2B) to the

USL Forward Endcone SPDA (LAFWD)-1B).

- USL Rack DDCU Jumper Cable (RDJC):  The USL RDJC will allow one of the two    USL Rack DDCUs to be configured to power all loads normally powered from that rack (this includes USL Loads and other element loads).

    - Human Factors Data for Alenia ORUs

I&O	The Contractor shall assist NASA in their efforts to provide human factors engineering data to Alenia for the Node 2 and 3 ORUs that were procured or developed by the contractor and delivered as GFE through NASA.

    - OTDR Fiber Optic Cable Test

OPD	The Contractor shall procure and certify Optical Time Domain Reflectometers (OTDR) to support an on-orbit checkout test of the Node 1 fiber optic cables.

    - Leak Test for the Plasma Contractor Unit

DDT&E  	The Contractor shall perform a post-environment qualification helium leak test on the Plasma Contractor Unit (PCU), at a maximum operation pressure (3000 psig), in a vacuum environment.

    - Thermal Cycle Acceptance Testing for the Solar Array Wing Locking Struts

DDT&E	The Contractor shall perform a thermal cycle acceptance test at ambient pressure on locking struts for Solar Array Wing (SAW) end items FW6, FW7, and FW8.

    - ARIS Express Installation Maintenance Trainer Upgrade

I&O	a.  The Contractor shall provide and install an ARIS Express Installation Maintenance Trainer Modification Kit.

I&O 	b.  The Contractor shall conduct a structural analysis of the ARIS Express Installation maintenance Trainer rack boss structure.

    - Fiber Optic Cable Screen Test

OPD	The Contractor shall perform screening test on fiber optic cable received from International Partners or GFE providers.

    - U. S. Lab Integrated Capability Test (ICT)

I&O	The Contractor shall develop test procedures and detailed test plans, and conduct ICT test to implement ACOMC test requirements baselined by the T&V Control Panel.

1.3.97	USL ARS Power Jumper

I&O	The Contractor shall design, develop, verify, and deliver an IVA power jumper between connector reference designator P1LAS1 at J1 location on the interface panel of the ARS rack and connector reference designator J1LAF6 located in the forward endcone of the USL and identified as W3301P3.

    - Internal Thermal Control System Sampling Tool

OPD	The Contractor shall:

- Conduct a thermal/hydraulic analysis of the Internal Thermal Control System (ITCS) to document impacts of the ITCS Coolant Sampling Tool Kit on the USL system performance.

- Deliver the ITCS Coolant Sampling Tools and a USL ITCS Coolant Sampling Tool Mod Kit.

- Prepare procedures for on-orbit operation and crew training for use of the ITCS Sampling Tool Kit for USL.

    - Universal Trunnion Attachment System Passive Sub-Assembly Trunnion Pin Mod

Kits

OPD	The Contractor shall develop, fabricate, qualify, and deliver Passive Universal Trunnion Attachment System (UTAS) plugs, as follows:

Four ISS Flight Element Z1 (UTAS) plugs as a Mod Kit,

Three ISS Flight Elements P6 (UTAS) plugs as a Mod Kit

1.3.100	  Enumerate Video Primitives

I&O	The Contractor shall modify the Command and Control software to enumerate source and destination primitives for video routing and deroute commands.

    - S0/Node 3 Cable Harness Assemblies

OPD      The Contractor shall provide power provisions for Node 3 utilizing a fixed harness segment on S0 and

EVA installable segment launched separately.  Two (2) of the wire harnesses shall be integrated within the

S0 truss element from each of the two MBSUs to the S0 Node 3 utility tray interface panel.  The other two

wire harness assemblies will be attached (lay over) to the exterior of the S0/Node 3 utility tray.  Also

included is the redesign modification harness assemblies per DIL item No. 100788.

    - Bus Over-Voltage Protection in Direct Current Switching Unit Firmware

OPD      The Contractor shall:

  - Develop and deliver modified Switchgear Controller Assembly (SCA) firmware in the DCSU to provide for over voltage protection of the primary power bus.

  - Perform Bench level and SPEL testing to demonstrate the SCA firmware modification.

  - Modify, validate and release test support equipment Direct Current Switching Unit (DSCU) OTA and SCA CTA Software.

    - S0 UHF Termination Cables

DDT&E   The Contractor shall provide three terminated “jumper” cables for use between USL connectors J49 and

P1.  The “Jumper Cables” will provide SSSR protection for UHF system by closing open circuits for

interim configurations.

    - Manual Flow Control Valve Repeatability Testing

I&O      The Contractor shall perform Internal Thermal Control System (ITCS) Manual Flow Control Valve (MFCV)

performance repeatability testing.

    - MELFI Testing at ISIL

I&O       The Contractor shall perform tests on the MELFI Electronics Unit in the ISIL.

    - MPLM Air Flow Analysis

I&O	The Contractor shall perform analysis and impact assessment of the airflow in the MPLM as it relates volumetric envelope of the Resupply Stowage Platform(s) installed.

    - On Orbit Fiber Optics Repair

DDT&E a.  The Contractor shall provide logistic analysis (DR OP04) for Flight 2A through 7A repair of USOS Fiber    Optic (FO) cables.

- The Contractor shall provide  support equipment for testing, maintenance, and repair of Fos in accordance with SSP 50603 (FO test OSE specifications) and SSP 50546.

c.  The Contractor shall develop Flight 2A through 7A USOS on-orbit ISS FO schematics.

d.  The Contractor shall provide FO repair kit containing 36 FO terminated links, EVA PDGF contingency cable, and FO interference cleaning material.

    - Node 2 Service and Performance Checkout Unit (SPCU) Heat Exchange (HX ATP)

DDT&E The Contractor shall retest the Node 2 Service and Performance Checkout Unit (SPCU) Heat Exchanger to higher pressure proof and leak test levels.  Re-identify as new configuration, and acceptable for Airlock use.

    - International Partner Contamination Analysis

I&O  	The contractor shall support the Government by providing contamination environment analysis for IP ISS

verification requirements and issue resolution.

    - MT/MBS Analyses and Tests

I&O	The Contractor shall provide analyses and testing of the integrated Canadian Space Agency (CSA) Space Station Remote Manipulator System (SSRMS) Mobile Remote Servicer Base System (MBS) and Mobile Transporter (MT).

    - Plasma Contractor Unit Firmware Upgrade

OPD	The Contractor shall provide updated Spare Plasma Contractor Unit (PCU) Firmware to reduce time to availability to support of revised PCU operational plan for nominal and contingency operations.

    - Floating Potential Probe (FPP)

OPD	The Contractor shall integrate the Government-supplied FPP into the ISS.

    - Maintain Early Portable Computer System Capability

I&O	The Contractor shall maintain the Early Portable Computer System capability.

    - MDM Obsolete Component Procedure – Hybrid Die

SPARES	The Contractor shall procure Flight Prototype, and Flight Equivalent Unit MDM Hybrid Die parts.

    - CHeCS Rack Warning Label Kit Development

OPD	The Contractor shall develop and install a CHeCS Rack modification kit containing a warning label and instructions for the Defibrillator power connection.

    - Early Active Thermal Control System Life Test

I&O	The Contractor shall support EATCS life testing by providing periodic analysis of fluid samples.

    - Hall Generator Assembly Redesign and Deployment

OPD	The Contractor shall develop, qualify, and deliver mod kits for CMG’s having Hall Generator Rings redesigned to reduce temperature sensitivity.

    - Fabrication of Airlock ATU/EACP Y-Cables

OPD	The Contractor shall deliver a new Airlock Audio Cable W with low profile connectors to replace the current 	Airlock Audio Cable W “high profile” connectors.  This cable will serve as a link between the

Extravehicular Mobility Unit Audio Control Panel (EACP) and the International Space Station (ISS)

Airlock Audio Terminal Unit (ATU) system for hard-line communications during pre- and post-

Extravehicular Activity (EVA) operations.

    - Female Quick Disconnect (QD) Valve Defeat Inspection Tools

OPD 	The Contractor shall fabricate female QD valve defeat inspection tools or shop aids to be used for

inspection of female QD spool and stop plug seals.

    - Develop Type 9 ESS MDMs

OPD	The Contractor shall modify the ESS MDMs (-916 only) to install solid state mass memory.

1.3.121 EVA MSS Contingency Cable Kit

OPD     The Contractor shall design, test and deliver an EVA installed power cord to supply keep-alive power to the MSS system.  The power source shall be a locally accessible MSS utility power port.

1.3.122 Add Filter to Carbon Dioxide Removal Assembly

OPD    The Contractor shall design, test and deliver a Carbon Dioxide Removal Assembly (CDRA) Filter Installation kits to prevent foreign object debris (FOD) from entering the CDRA vacuum vent line and pump inlet.

1.3.123 EPS ORU Firmware Updates

I&O	The Contractor shall develop the capability for on-orbit download and update of firmware for Electrical Power System (EPS) Orbital Replaceable Units (ORUs).

1.3.124 Avionics and Hardware Systems Integration, Simulations and Mission Support

I&O	The Contractor shall perform the following tasks:

1.  Contractor shall provide support for the closeout of tasks and documentation developed under the previous effort for defining requirements and design of a high fidelity integrated test environment.  (ASIL CLOSEOUT)

2.  The Contractor shall participate with NASA/COD in the performance of tasks and meetings to support generation of facility requirements, floor layouts, and general capabilities descriptions.  (FACILITY)

3.  The Contractor shall develop equipment list(s) and identify additional hardware allocations necessary to augment existing consolidated laboratories support to ISS flight software integration and initiate processes to acquire identified hardware.  (EQUIPMENT)

4.  The Contractor shall investigate, define options, provide recommendations, and develop necessary hardware and software to augment the test support capabilities of existing simulations.  (SIMS)

5.  The Contractor shall identify user requirements for test data capture and post-test data analysis tools.  The Contractor shall procure, install and integrate the hardware and software for these tools into the ISIL.  (TCSC)

1.3.125 MSS Acceptance Test Activities

I&O	The Contractor Shall Provide Engineering Technical Expertise and analysis for the MSS Acceptance Test Program.

1.3.126 MSS Qualification Activities

I&O	The Contractor shall provide engineering technical expertise and analysis for the MSS Qualification Test Program.

1.3.127 Develop and Qualify New Design Capacitor

OPD	The Contractor shall develop and qualify a new capacitor for use in DDCUs.

1.3.128 Develop ITCS Repair Kits

OPD	The Contractor shall develop and deliver three ITCS insulation repair kits.  Two will be provided for training and one for use in on-orbit repair of ITCS insulation.

1.3.129 Avionics and Hardware Systems Integration, Simulations and Mission Support

I&O	a.  The Contractor shall provide and checkout hardware/software necessary to modify the existing ISS Systems Integration Laboratory (ISIL) Integration Test Rig (ITR).  Modification of the ITR core systems shall be compatible with government modifications to the Sonny Carter Training Facility (SCTF) and will include expansion of the ISIL control room, accommodation of additional avionics hardware, firmware controllers, additional Special Purpose Test Equipment (SPTE), additional laboratory electrical interfaces (power lab), and modifications to the Software Integration Platform (SIP) rig.

b.  The Contractor shall provide and checkout the hardware/software necessary to improve simulation and Input/Output capabilities in the ISIL/ITR.

c.  The Contractor shall identify and recommend options for providing additional assets to improve the fidelity of the ISIL/ITR laboratory.

d.  The Contractor shall support the concurrent activities of SCTF modifications, laboratory systems upgrades, and flight hardware/software development, verification, and mission modification.

1.3.130 Avionics Laboratory Hardware Procurement

OPD	a.  The Contractor shall develop and provide Flight Computer Hardware, necessary to outfit and to operate within a laboratory environment.  This equipment shall be built to Prototype Commercial MDMs, wherein the design is for flight hardware, but using commercial grade parts and workmanship practices.

OPD	b.  The Contractor shall deliver an MDM I/O Platform (MIOP) GSE for providing an I/O signal interface between Real Time I/O Processors (RTIOPs) and Prototype MDMs in accordance with SSP 50004.

1.3.131 Ground Fault Circuit Interrupter Function

OPD	a.  The Contractor shall remove the Ground Fault Circuit Interrupter (GFCI) function from the Utility Outlet Panel (UOP).

b.  The Contractor shall retain the same output power connector body, pinout, and keying configuration for the UOPs with and without the GFCI.

1.3.132 New SSQ 22680 Connector Inserts

OPD	The Contractor shall design, develop, fabricate, test and flight certify two (2) new SSQ 22680 connector insert pairs (plug and receptacles) and perform engineering evaluation testing on one existing connector/insert pair (plug and receptacle.)

1.3.133 Design and Fabricate P1 TRRJ Thermostat Box Thermal Blankets

OPD	The Contractor shall deliver to the Government for Flight 11A, Thermal Blanket installation kits that will insulate the P1 TRRJ Thermostat Boxes to provide for extended periods of power loss to the box heaters without exceeding their minimum required temperature limit.

1.3.134 GSE and Tech Support to Node 2

OPD	A.  The Contractor shall provide technical support and biocide to Alenia Spazio in Torino, Italy for use in cleaning the Interface Test Kit and the ITCS Cooling Servicer prior to hookup to flight hardware.

OPD	B.  The Contractor shall provide support equipment (FE 1445P Heat Exchanger Simulator, Chromalux Heaters and connection hardware) and technical expertise for Node 2 Internal Thermal Control System (ITCS) testing during Hardware/Software Integration (HIS) testing at Alenia.

    - Recharge Oxygen Orifice Bypass/Replacement Kit

OPD  	The Contractor shall deliver to the Government a Recharge Oxygen Orifice Bypass/Replacement Mod Kit  for installation in the Airlock.

    - MT/CETA Rail Temporary Stops

I&O	The Contractor shall provide technical, engineering, and safety analysis in support of the NASA design and certification of EVA installable MT/CETA Rail Temporary Stops for ITS P3/PVM P4 and the ITS S3/PVM S4.

    - New UF-2 Jumper Cable

OPD	a)  The Contractor shall deliver a MBS/MT Cross Wire Jumper Cable Kit that will distribute DC power between the MBS and a MT cable connector plug to support simultaneous and independent UMA operations.

OPD	b)  The Contractor shall perform an analysis of the effectiveness of the MT/MBS interface Mod Kit and make the data available to the Government.

    - Perform Node 1 Common ORU Tolerance Analysis for Common Hardware

OPD	The Contractor shall perform a tolerance analysis to demonstrate that Node 2 Orbital Replacement Units (ORUs) can be changed out for maintenance or replacement on-orbit.

  - UTILIZATION  (WBS 1.4) – Through FY02

I&O	The Contractor shall provide technical and program analyses and data in support of integrating and implementing the Utilization processes into all phases of the ISS Program.  The Contractor shall perform:

I&O	a)  Utilization Analysis and Integration

I&O	b)  Research Accommodations Assessments and Coordination

I&O	c)  Facility Payload Design Evaluation and Hardware Tracking

I&O	d)  Payload Software Integration & Verification

I&O	e)  Payload Engineering Integration

I&O	as specified in the following sections, for the payloads specified in Section J-21, US Rack and Truss Level Payloads for ISS.

    - UTILIZATION ANALYSIS & INTEGRATION (WBS 1.4.1) – Through FY02

1.4.1.1	  Integration – Through FY02

The Contractor shall:

I&O	(1)  perform Utilization analysis and integration to ensure that Utilization products and issues are

coordinated;

I&O	 (2)  establish a forum for coordinating Utilization issues and assigning them to the appropriate team(s) for resolution

I&O	 (3) provide schedule, cost, and technical status at monthly performance review meetings;

I&O	 (4) evaluate program change packages and identify impacts to payload requirements or design, and impacts to Utilization teams.

I&O	 (5)	develop and maintain a Utilization Team Execution Plan (TEP);

I&O	(6)  provide DR UT50, Documentation, Customer Analytical Integration Capability, at completion of contract.

1.4.1.2	  Analysis – Through FY02

The Contractor shall:

I&O	 (1)	perform trades and analyses to resolve issues that affect multiple Utilization teams;

I&O	 (2)	develop and implement a waivers/exception/deviation process for payloads,

I&O	 (3)	lead the effort to evaluate, coordinate and provide approval/disapproval recommendations for NASA closure of the proposed payload interface exceptions and issues for integrated racks and truss payloads in US Elements and US integrated racks in IP Elements.  Evaluate, coordinate and provide approval/disapproval recommendations for NASA closure of the proposed payload verification exceptions and issues.

I&O	 (4)	perform a study (including review of existing ISS verification capabilities) to determine the types of tools (including quantity and fidelity) required to ensure payload interface compatibility with ISS systems.

1.4.1.3	 Safety – Through FY02

The Contractor shall:

I&O	 (1)	review and analyze the Payload Safety Data Packages (PSDPs) to ensure adequate payload hazard identification and controls. The contractor shall participate  in the Payload review and analyze the Payload Safety Data Packages (PSDPs) to ensure adequate payload hazard identification and controls. The contractor shall participate  in the Payload Safety Review Panel (PSRP).  The contractor shall respond to Utilization Team actions from the PSRP;

I&O	 (2)	coordinate with the ISS Safety Review Panel and the PSRP.  This coordination shall consist of reporting on the effects of payload designs on ISS system hazards and the integrated

system/payload safety; reviewing SRP rulings/decisions for use in PSRP processing and integration of PSRP direction across payloads and payload complements.

I&O	 (3)	develop recommended updates to NSTS 1700.7B Addendum as required;

I&O	 (4)	develop recommended PSRP interpretation letters as required;

I&O	 (5) 	evaluate and provide approval/disapproval recommendations  to payload safety noncompliance reports.

1.4.1.4	  Program Reviews – Through FY02

The Contractor shall:

I&O	 (1) 	be responsible for planning, coordinating, and developing the UAI, RA, PEI, PSIV, FP, and payload safety products to support Program reviews (stage integration reviews, cargo compatibility reviews, cargo  integration reviews, flight safety reviews, flight readiness reviews).  This includes identification and collection of data products required  from Payload Developers to support these reviews.

I&O	 (2)	be responsible for resolving Utilization issues that are identified at these reviews.

I&O	 (3)	develop inputs and be accountable for the PEI, PSIV, and payload safety sections of the Certificate of Flight Readiness (COFR).

1.4.2	RESEARCH ACCOMMODATIONS (WBS 1.4.2) – Through FY02

The Contractor shall:

I&O	(1)	Review the ISS System requirements as defined in SSP 41000, the design implementation, and the desired Utilization capabilities as stated in the Concept of Operations and Utilization Document, SSP 50011-01, to identify and resolve discrepancies.

I&O	(2)	Assess the suitability of the ISS design and flight article to meet payload science requirements.  The Contractor shall resolve Utilization issues with the ISS design (all proposed ISS modifications resulting from this activity shall be authorized by a separate change).

I&O	(3)	Attend and provide inputs to panel assessments and periodic independent reviews for research accommodations, vehicle provided  resources and design development.

I&O	(4)	Deleted.

I&O	(5)	Assess the impact to Utilization of proposed changes to the Space Station Vehicle and flight systems.  For the Russian Segment, this task shall be limited to information provided to the ISS Program from RSA.

I&O	(6)	Provide research accommodations data and drawings to payload developers upon request.

I&O	(7)	Develop and maintain DR RA01, ISS Payload Interface Fault Tolerance Document (including capability during stage builds) that can be used by payload developers in controlling hazards (this includes the Partner modules).

I&O	(8)	Develop integrated functional drawings/schematics for each payload service,  accommodation and interface.

I&O	(9)	Develop Payload Interface Requirements and ICD Templates

I&O	(a)	Develop and maintain, via the changes clause, DR PA06, Pressurized Payloads

Interface Requirements Document.

I&O	(b)	Develop and maintain, via the changes clause, DR PA07, Pressurized Payloads

Hardware Interface Control Document Template

I&O	(c)	Develop and maintain, via the changes clause, DR PA08, Pressurized Payloads

Software Interface Control Document Template, SSP 57002.

I&O	(d)	Develop and maintain, via the changes clause, DR PA09, Attached Payload Interface

Requirements Document

I&O	(e)	Develop and maintain, via the changes clause, DR PA10, Attached Payloads Hardware

Interface Control Document Template

I&O	(f)	Develop and maintain the Pressurized Payloads Accommodations Handbook, DR PA11,

and the Attached Payloads Accommodations Handbook, DR PA12.

I&O	(g)	The contractor shall develop and maintain DR PA04 Payload Flight Equipment

Requirements and Guidelines for Safety Critical Structures to define the process,

procedures, schedules, and requirements associated with structural verification of

payloads.  This includes re-certification process of ISPRs for multiple  launches/landings.

I&O	(h)	The contractor shall review and provide inputs to:

I&O		1)  	EXPRESS Rack and Pallet IDDs, EXPRESS Rack and Pallet Generic

Verification Plans, and EIA Blankbooks, and;

I&O		2) 	MSG and LSG to User IDDs and Generic Verification Plans.

I&O	(10)	Develop a Payload MDM Users Manual in accordance with DR RA02.

1.4.3	FACILITY PAYLOAD DESIGN EVALUATION & HARDWARE TRACKING (WBS 1.4.3) – Through FY02 except for paragraphs 19 and 21.a and b which are still in effect.

The Contractor shall:

I&O	 (1) 	attend design reviews and/or review the data packages for US payload (US rack, Exposed Facility, or truss level payloads intended to operate in the US Lab or on the Truss) to ensure payload design is conforming to ISS interface requirements and constraints.

I&O	 (2)	coordinate, the delivery of vehicle provided hardware (ARIS, SPOE, ISPRs, rack barriers, and other payload equipment provided by the contractor) for the NASA Payloads Office

I&O	 (3)	ensure associated products (models, documentation, drawings, hazard reports) are made available to payload providers, using contractor provided payload hardware.

I&O	 (4)	perform integrated US payload rack stress, dynamic, preliminary coupled loads analysis for NASA ISPRs with significant negative margins of safety, and structural analyses and provide safety flight certification for the integrated ISPR structure.  The contractor shall evaluate NASDA integrated payload rack stress, dynamic, and structural analyses for the MELFI, MSG, and the LSG ISPRs and perform preliminary coupled loads analysis for ISPRs with significant negative margins of safety.  The Contractor shall document the results of these analyses in DR FP02, Integrated Payload Rack Structural  Analysis Reports.

I&O	 (5)	develop rack structure design enveloping parameters.  The Contractor shall document the results of this analysis in DR FP04, ISPR Structural Integrators Handbook.

I&O	 (6)	develop and implement a process to provide status for hardware used by payloads which was originally developed and certified by the contractor or the Product Groups.  The Contractor shall maintain this status in informal Facility Payloads Hardware Tracking Reports.

I&O	 (7)	develop DR FP04, ISPR Structural Integrator’s Handbook.

I&O	 (8)	develop DR FP05, ARIS User’s Handbook.

I&O	 (9)	develop DR FP06, ARIS to Payload ICD.

I&O	10)	The contractor shall perform a structural systems integration function consisting of

I&O	a)	configuration control of the ISPR models,

I&O	b)	oversight of Payload developer modifications to the ISPRs,

I&O	c)	inspection of the ISPRs before and after flight,

I&O	d)	coordination and participation with the payload developers in integrated payload rack structures TIMS and safety meetings,

I&O	e)	development, documentation, and approval of the overall process associated with structural integration,

I&O	f)	coordinate with integrated Payload Rack Developers to help ensure ISS Payload Flight Equipment requirements and Guidelines for Safety Critical requirements are properly implemented.

I&O	11)	The contractor shall perform analyses and safety certification that proposed payload

vacuum exhaust gasses are compatible with the vacuum systems and the external

hardware.

I&O	12)	The contractor shall provide ARIS integration support to integrated payload rack developers.  This includes physical integration of ARIS components, electrical, software, calibration, set-up, and activation support, and troubleshooting ARIS problems on-orbit with ground support.

I&O	13)	Provide the USL Kneebrace Bolt Action Replacement (KBAR) kits.  Perform and provide, in Contractor format to the Government via contracts letter, a structural analysis to determine if the structural capacity meets or exceeds the load, strength and fatigue requirements.  Develop replacement upper attachment points to the Rack Volume Closeout.  Install KBAR kit components into the USL at KSC, to include ARIS Standoff Links, ARIS Pivots, and Rack Volume Closeout with upper attachment replacement.

I&O	13a)	The contractor shall rework 48 sets of Knee Brace Rod Ends dedicated for the MPLM to the design implementation details contained in PIRN 41017-ND-0006A.

OPD	13b)	Provide a Flight KBAR Adapter Kit for Node 1, a Training KBAR Adapter for use at KSC, Building 9, a stress analysis for structural capacity of the Node 1 Standoff Link, and deliver kits to KSC for flight 7A.1.

I&O	14)	Develop, document, and deliver ARIS/EXPRESS Installation & Maintenance Trainer Specification in accordance with DRD FP07

I&O	15)	Design, develop, manufacture, assemble, verify, evaluate, and deliver the ARIS/EXPRESS Installation & Maintenance Trainer in accordance with S684-10439

I&O	16)	Install labels, in accordance with the Government furnished ARIS label installation instructions, on loose ARIS parts and update the ARIS documentation to reflect the labeling installation.

I&O	17)	Develop and provide the ARIS ISS Characterization Equipment (ICE) in accordance with DR FP10.  Develop ARIS ICE Test Plan (DR FP12).  Provide analysis results of on-orbit performance of the experiment for the period between Flights 6A and 7in accordance with DR FP11 ARIS ICE Final Report.

I&O	18)	Design, develop, manufacture, assemble, verify, and deliver Payload Crew Aids Kit in accordance with DR FP08.

I&O	19)	For the Passive Rack Isolation System the contractor shall:

- Develop passive Rack Isolation System (PaRIS) specification in accordance with Data Requirements Description (DRD) FP09.

- Design, develop, manufacture, assemble, verify, test and deliver to the Government PaRIS flight unit(s), a PaRIS Spares Kit, in accordance with the Passive Rack Isolation System Specification.

- Provide effort to ship and install PaRIS developmental hardware into a JSC Building and Training Rack, and provide operational information to training organization.

I&O	20)	Develop and deliver the ICE Electrical Power Label Mod Kit.

I&O	21)	ARIS Modifications for Unique Interfaces

- The Contractor shall develop and deliver to the Government:  Active Rack Isolation System (ARIS) kits in unique configurations for the Fluid Combustion Facility (FCF) and Materials Science Research Rack (MSRR).

- The Contractor shall develop and deliver to the Government:  Modification Kits for a high emissivity surface finish material for the ARIS REUs used in the EXPRESS racks and for the on-orbit spare REU.

- The Contractor shall integrate the ARIS FCF and MSRR Modification Kits into the facility payloads during the facility processing schedule.

- The Contractor shall perform thermal, structural, and microgravity performance analysis for ARIS racks that weigh between 2200 and 2400 pounds, and make the data available to the Government in contractor format.

- The Contractor shall perform a thermal analysis of ARIS equipment that is in a rack without airflow, and make a report of the results in contractor format available to the Government.

1.4.3.1   Mil-Std-1553B Remote Terminal (RT) Testing on Payload Remote Terminals – Through FY02

I&O	For Mil-Std-1553B Remote Terminal (RT) Testing on Payload Rack Remote Terminals, the Contractor shall:

I&O	a.   Develop test plans and procedures for the interface testing.

I&O	b.   Conduct the RT testing for up to 10 Payload Racks  (8 in the U.S.A, 1 in Germany, and 1 in France) at the rack to module interface.

I&O	c.   Provide a test report to the Government, where the report includes the test data and analysis results necessary for Payload Rack RT interface requirements compliance, in Contractor format, via contracts letter, within 60 days of completion of each Payload RT test.

      - Longeron Fittings for Window Observational Research Facility (WORF) Rack – Through FY02

I&O	a.  The Contractor shall design, develop, fabricate, and provide a WORF attachment modification

kit, for the attachment of the WORF On-Orbit to the USL Nadir Window longeron

(position LABD3).

I&O	b.  The Contractor shall install the WORF attachment modification kit into the USL.

      - U.S. Lab Nadir Window Pre-Flight Testing – Through FY02

I&O	The Contractor shall perform activities necessary to support University of Arizona pre-flight testing of the U.S. Lab Nadir Window.

      - Space Station IVA Analysis System Support – Through FY02

I&O	a.  The Contractor shall provide support for the development of 3-D models of the interior of the Space Station, and for analyses for Increment 1 (Expedition 1).

I&O	b.  The Contractor shall provide 3-D modeling for the Flight Crew System, rack integration, and integration for ISS.  The Contractor shall incorporate GFE and CheCS 3D models into the Station IVA Analysis System.

      - Support engineering Tasks for Payload Support equipment, Post DD250 – Through FY02

I&O	For the following payload support hardware Active Rack Isolation System/ARIS Express Installation and Maintenance Trainer (ARIS/AEIMT), Passive Rack Isolation System (PaRIS), Payload Rack Checkout Unit (PRCU), Suitcase Test Environment for Payloads, (STEP), Payload Software Integration Verification Facility (PSIVF, and Non-Complex Payload System Support Development (PSSD) Hardware, the Contractor shall:

- Perform the overall integration of the tasks necessary to provide post delivery engineering support to include development and implementation of DR FP 43, Payload Support Engineering Plan.

- Provide anomaly resolution and maintenance of anomaly analysis models, tools, and test equipment to include identifying repair processes, part, and required test, releasing drawings and procedures, and assisting PPS in implementing repairs.

- Provide software maintenance, updates, associated documentation releases, and regression testing to include updates and required by revisions to PEP; review of operation and test data to identify software anomalies; development, test, and documentation of updated code in VDD; writing and testing procedures to install updated software; and assisting PPS in installation and testing on the system.

- Provide engineering support to PPS for maintenance planning, repair vendor qualification, and design or substitution of obsolete/unobtainable parts needed for maintenance and repair equipment to include updating documentation, drawings, and procedures.

OPD	1.4.3.6 ARIS and WORF Hardware for JEM and APM – Through FY02

- The Contractor shall deliver ARIS and WORF hardware.

- The Contractor shall deliver a pivot compatible with an adjacent ARIS rack that will accommodate either a Mitsubishi Heavy Industries (MHI) or an IHI rack.

- The Contractor shall deliver to the Government:  lower rack restraints compatible with a WORF rack.

I&O	1.4.4   PAYLOAD SOFTWARE INTEGRATION AND VERIFICATION (PSIV) – Through FY02

I&O	1.4.4.1   PSIV Definition – Through FY02

1.4.4.1.1   Payload Software Requirements Accommodation Analysis – Through FY02

I&O	The contractor shall perform analysis for accommodating the payload software  requirements and develop and document ISS software systems and payload interface  requirements, per Payload Flight Applications Software Design and Verification  Requirements Document, DR UT32.  In addition, configuration and documentation updates  shall be provided.

1.4.4.1.2   Complement PSIV – Through FY02

I&O	The contractor shall perform payload software integration and verification for the payload complement for each stage.  This process includes:

I&O	a.	Management and support of payload developed software integration/ verification with the payload developer.

I&O	b.	Development, integration, verification and maintenance of PCS payload unique and complement software and display files, PES data tables, PES software and payload developed software resident in ISS provided processors required to support payload execution.

I&O	c.	Support verification of payload developed software interfaces to ISS.

I&O	d.	Perform verification of stage configuration of payload software.

I&O	e.	Support on-orbit payload software reconfiguration and anomaly resolution.

1.4.4.1.3   Complement Software Test and Mission Builds – Through FY02

I&O	The contractor shall develop complement test plans/procedures/reports for payload software and maintain this data in test folders.  The contractor shall deliver verified and certified payload software for horizontal ISS testing and mission builds and develop the Software Version Description Drawing (VDD), Software Data Item  Package, DR UT39.  The contractor shall develop, maintain, and implement Payload complement flight PSIV software development and documentation in accordance the PSIV System Development Plan, DR UT30.

1.4.4.1.4   Complement Software Verification Assessment – Through FY02

I&O	The contractor shall perform integrated payload complement assessments for payload  flight software.  These assessments shall be used to support the increment payload  complement verification.

1.4.4.1.5   Payload Integration and Verification Capability (PIVC) Definition – Through FY02

I&O	The contractor shall define, design, develop, deliver, maintain and support a Payload  Integration and Verification Capability (PIVC) consisting of three components:

(1)  Payload Software Integration and Verification Facility  (PSIVF);

(2)  Suitcase Test Environment for Payloads (STEP); and

(3)  Payload  Rack Checkout Unit (PRCU).

I&O	The requirements of each component shall be defined in DR UT34, DR UT35, and DR UT33.  The contractor shall update the PSIV End Item requirements traceability in accordance with DR PA06 and propose upgrades, if necessary, to meet the new requirements.

I&O	The contractor shall provide configuration management and sustaining engineering for all PIVC components to ensure they accurately emulate on-orbit vehicle interfaces and systems.  Program change packages shall be evaluated and impacts to PIVC components shall be identified.  Update changes to baseline PIVC end-items will be performed by the engineering change process.

I&O	a.  PSIVF Requirements:

1.    The PSIVF shall contain a development environment, verification environment, STEP baseline engineering unit and PRCU.

2.    The PSIVF development environment shall include a set of computational equipment  used to develop the verification environment and payload support data (displays,  tables, configuration files, etc.) and maintain all payload support software.

3.   The PSIVF test environment shall emulate the on-board C&DH payload network to provide for payload software integration.

4.   The contractor shall develop and maintain, with the assistance of the interfacing teams, PSIV/F IDD/ICD, DR UT31 to document the PSIVF to external systems interface definitions and control.

5.   The PSIVF shall be dispositioned as a residual asset upon expiration of this contract.

6.   The PSIVF shall provide a POIC/PDSS command/command response, telemetry interface, including a standard PIMS file transport/export file transfer to/from the payload MDM FEU.

I&O	b. STEP and PRCU Requirements:

1.   The STEP shall be developed for use at the Payload Experiment Developer (PED) site for initial payload software development/integration, and at KSC for final hardware/ software integration.

2.   The PRCU shall be developed for use at the PED site for distributed integration and verification test of the payload rack to station interfaces.  The contractor shall deliver, assemble, checkout, and DD250 the PRCUs at the developers site.

3.   The PRCU shall include generic test scripts for use by Payload Developers in meeting payload hardware and software verification test requirements contained in the Payload IRD and Unique Verification Plan.

4.    Installation of Payload Rack Checkout Unit Number 6 at Marshall Space Flight Center

- The Contractor shall perform an analysis to determine the unique Marshall Space Flight Center (MSFC) microgravity facility requirements for the PRCU installation.

b.   Install a modified PRCU #6 in Government provided facilities at MSFC.

- An engineering unit of the STEP and PRCU shall be maintained to support sustaining engineering of the delivered STEPs and PRCUs.

5.   The Contractor shall define, develop and provide engineering documentation defining the disassembly, packaging, and shipping requirements for the PECU.

1.4.4.2	 Payload Integration and Verification Capability (PIVC) Development

(PSIVF, STEP and PRCU) – Through FY02

I&O	a.	The contractor shall produce, deliver, and maintain Verification Test  Requirements Traceabilty, DR UT36, and Verification Test Procedures, DR  UT37 for each PIVC hardware and software Contract End Item (CEI).

I&O	b.	The contractor shall produce, deliver, and maintain Verification Test Reports, DR  UT38 for each PIVC hardware and software CEI.

I&O	c.	The contractor shall produce and deliver an Acceptance Data Package (ADP), DR PC08 for delivery with ship-less units and the unit/facility utilized in the final acceptance test/final First Article Inspection (FAI - reference 1.1.4.2.5 below).  ADPs will be provided to support delivery of subsequent units upon completion of acceptance testing prior to shipment of each subsequent unit.  Partial verification/acceptance testing and FAI will be accomplished to the extent possible on ship-less end-items and the PSIVF Initial Operating Capability.  Ship-less configurations are defined as planned deliveries of STEP or PRCU CEIs that do not satisfy all the applicable CIDS/PIDS functional requirements.  Final verification/ acceptance testing and FAI shall be accomplished in Huntsville on a complete unit manufactured subsequent to the delivery of ship-less unit(s).

I&O	d.	The contractor shall produce, deliver, and maintain a Software Version Description Document (VDD), Software and Data Item Package, DR UT39 to support each software CEI delivery.

I&O	e.	The contractor shall produce, deliver, and maintain a User’s Guide, DR UT41, and a Maintenance Plan, DR UT42 for a given unique PIVC CEI.

I&O	f.	Quality Assurance for PIVC hardware end-items will be in accordance with D683-35225-1, Payload Science & Utilization Safety and Mission Assurance Plan, which tailors NHB5300.4(1B) to provide effective control of commercial off-the-shelf material. Quality Assurance for PIVC software end-items will be in accordance with MSFC CQ5330.1A, Software Quality Assurance Requirements for MSFC Projects.  The Contractor is exempt from delivering Software Development Folders as defined in MSFC CQ 5330.1A for the PRCU.

1.4.4.2.1   Drawings – Through FY02

I&O	All PSIV (WBS 1.4.4) hardware Drawings shall be in accordance with DR UT40.

1.4.4.2.2    Utilization Support and Operations & Maintenance (O&M) – Through FY02

I&O	The contractor shall provide technical support to PEDs in the use of STEP and PRCU for payload development and verification testing.  The contractor shall procure and provide inventory management of spare parts for only the initial provisioning spares for maintenance of delivered PRCU and STEP equipment.  Spares inventory replenishment or additional provisioning will be accomplished with follow-on purchase orders.  The contractor shall provide technical help desk support to users for problem resolution and maintenance of PRCU and STEP equipment.  The contractor shall perform complex repair or upgrade activities at user location or at PSIV facility, as necessary, on a case-by-case basis.  This support task shall include the first STEP unit delivered under the NAS8-50000 contract.

1.4.4.2.3.    Payload Rack Checkout Unit Training and Certification- Through FY02

The contractor shall:

I&O	a.	Develop a Payload Rack Checkout Unit (PRCU) training and certification plan in accordance with DR UT60.

I&O	b.	Conduct PRCU initial and refresher training, at each site location, twice per calendar year, for

1.4.4.3	   Payload Rack Checkout Unit #4 Installation at KSC – Through FY02

I&O	The Contractor shall modify the Payload Rack Checkout Unit #4 for installation at KSC by:

I&O	a.	Providing an Emergency Power Shutoff Switch (EPSS) in equipment room and at the remote interface panel.

I&O	b.	Providing a remote interface panel for test of attached payloads including:  MIL-STD-1553, High Rate Data Link (HRDL), and power.

I&O	c.	Providing unique PRCU #4 equipment placement accommodations for mating with the KSC facility layout.

I&O	Updating PRCU #4 drawings and associated documentation to reflect the modifications listed above.

I&O	1.4.4.4  Payload Rack Checkout Unit Sensor Calibration – Through FY02

The contractor shall calibrate the Payload Rack Checkout Unit (PRCU) number 2 prior to use in the Human Research Facility Test starting November 1999.

1.4.5	PAYLOAD ENGINEERING & INTEGRATION (WBS 1.4.5) – Through FY02

1.4.5.1	PEI Planning – Through FY02

I&O	 (1)	The contractor shall develop the plans, procedures, schedules, and processes required to implement PEI, PSIV, and the safety functions across the ISS.  The Contractor shall develop and maintain DR PA01, Payload Engineering Integration Plan.  The Contractor shall develop and maintain, via the change clause, DR PA02, Standard Program Implementation Plan, Volume IV: Payload Engineering Integration.

I&O	 (2)	The contractor shall develop and coordinate these program plans, procedures, schedules, and processes and required data exchange products with the International Partners.  The Contractor shall obtain agreement with NASA and the IPs for the approach for the Payload IRD and NASA unique payload ICDs in IP modules.  The Contractor shall obtain agreement with NASA and the IPs for data exchange products.

I&O	 (3)	The contractor shall develop and coordinate these plans, procedures, schedules, and  processes with other effected ISS teams (both Prime and Non-Prime) which require  payload products to perform their function.  The contractor shall establish a multi- team forum to review the required products.

I&O	 (4)	The contractor shall develop and maintain DR PA03, Payload Verification Program Plan defining the end to end verification process (planning, data acquisition, tools/models, use of individual payload plans) leading to certification of individual payloads, the complement of USOS payloads, and the manned base complement of payloads. This plan shall be coordinated with the partners.

I&O	 (5)	The contractor shall develop an implementation plan for defining the process, procedures, requirements, and schedules associated with software integration including the relationship with the Mission Build Facility, the PCS User Board, and the SSVTF, and shall be incorporated into DR PA01, The Payload Engineering Integration Plan.

I&O	 (6)	The Contractor shall develop and maintain DR PA23, Generic Payload Verification Plan and DR PA24 Generic Attached Payload Verification Plan.

1.4.5.2   Develop /Acquire PEI Tools – Through FY02

The Contractor shall:

I&O	 (1)	develop/procure/update tools and models necessary to perform rack level, complement level (USOS Modules and Truss), and integrated station PEI analyses for each stage.  The Contractor shall document these analyses in DR PA14, Element Level and Truss Level Payload Engineering  Analysis Reports, and DR PA15, ISS Level Payload Engineering Integration  Reports.

I&O	 (2)	develop necessary data bases to disseminate data to other affected ISS teams (and partners) and payload developers which require payload  products.

I&O	 (3)	develop a process to accommodate increment specific/changing payload  resource requirements.

1.4.5.3	Reserved – Through FY02

1.4.5.4   Perform PEI – Through FY02

The Contractor shall:

I&O	 (1)	manage, control, and develop payload unique ICDs for US ISPR, Truss, and UOP payloads destined for US Lab, JEM, APM, MPLM, Truss, CAM (DR  PA16, Unique Pressurized Payload Hardware Interface Control Documents and DR PA17, Unique Payload Software Interface Control Documents) and truss (DR PA17, Unique Payload Software Interface Control Documents and DR PA18, Unique Attached Payload Hardware Interface Control Document) to ensure payloads are compatible with the system requirements and constraints.  For US payloads destined for the Partner elements, the contractor shall develop the payload unique ICDs.

I&O	 (2)	implement and manage a PIRN process for payload ICD changes and lead closure of interface issues.

I&O	 (3)	review the Payload Integration Agreement Blank book and the Payload Integration Agreements for individual payloads.

I&O	 (4)	perform analyses to verify that the complement of payloads operating together meet the USOS modules and truss system capabilities and are compatible.  The complement level analyses should include (but not  limited to) the following areas:  structures (loads and physical),  dynamics, microgravity, mass properties, momentum, C&DH, C&T, thermal  (active and passive including sensible and latent loads), fields of view, power availability and channelization, EMI/EMC, acoustical noise,  contamination and material usage, vacuum exhaust, vacuum resource, shock,  particulates, radiation, fire detection and suppression, internal  clearances, EVR clearances for payloads, EVA translation paths around  payloads, human factors, nitrogen, oxygen usage, CO2 levels, and  software.

I&O	 (5)	perform a complement level analysis of the planned payload manifest in  order to support the release of the IDRD.

I&O	 (6)	The Contractor shall develop the Payload Operations Guidelines and Constraints Document, DR PA19 to support the POIF. This document shall be  updated for each stage.  This includes the review and concurrence of system flight rules.

I&O	 (7)	perform analyses to verify that the complement of all payloads, including those operating in the various partner modules meet the ISS system capabilities, interfaces, constraints, that the safety requirements are implemented and document results in the Verification Reports, DR PA20. This document shall be updated for each stage.

I&O	 (8)	provide a capability to perform on-call, near real-time safety analyses to support payload reconfigurations or anomaly troubleshooting on orbit.

I&O	 (9)	develop and maintain for each stage, DR PA21, Integrated Drawings/ Schematics with detailed integrated schematics and drawings of the on-board complement (including partners) depicting interfaces with the ISS systems.  The contractor shall develop and maintain for each stage, the internal and external payload configuration/topology for the ISS in accordance with DR PA22, Payload Stage Configuration.

I&O	(10)	develop an integration process that allows integration of EXPRESS  racks with EXPRESS standard payloads identified as late as L-11 months. This process is limited to a pre-defined, enveloped standard sub rack EXPRESS payload with no exceedances, deviations or waivers.

      - Payload Software Control Panel – Through FY02

I&O	(1)  The Contractor shall develop and document integrated payload software-related processes and data flows.

  - The Contractor shall review and approve payload software related interface Control Documents (ICDs)

(3)  The Contractor shall develop and submit in accordance with DR RA10 a Software Build Specification/Integrated Flight Load  (or equivalent) for each flight or payloads.

(4)  The Contractor shall manage the development of Software Requirements Specifications for payload-related PCS displays and shall submit these specifications in accordance with DR RA11.

    - Long Spacer Shroud

OPD	The Contractor shall provide an EVA installable shroud that provides thermal protection of the P6 Long Spacer radiator, while it is stored on P6 Long Spacer and provides thermal protection and covers the hole created on the P6 Long Spacer, when the radiator is located.

    - Active Common Attach System Test and Qualification

OPD  	The Contractor shall deliver an Active Common Attach System Simulator (ACASS) assembly that supports pre-flight check-out of the physical and functional Active Common Attach System interfaces and provides the capability to check that Attached Payload and Unpressurized Cargo Carrier keel structures conform to the allowable keel physical envelope.

    - PAS/Payload Interface Verification

I&O	The Contractor shall conduct interface testing of the Alpha Magnetic Spectrometer (AMS) payload’s passive Payload Attach System (PAS) with its S3 truss attach site.

1.5  OPERATIONS CAPABILITY DEVELOPMENT AND OPERATIONS SUPPORT  (WBS 1.5)

I&O	The Contractor shall prepare and maintain a Concept of Operations and Utilization Document consistent with NASA ISS Program policy (DR MG03).  The Contractor shall conduct engineering analyses and provide data, and contract end-items to support the ISS.

1.5.1  ASSEMBLY AND STATION MISSION OPERATIONS SUPPORT (WBS 1.5.1)

The Contractor shall:

I&O	a.  Analyze operations requirements to ensure program compliance.

I&O	1) Provide engineering analysis and source data to support NASA's development of preflight assembly products (e.g., procedures, techniques, mission rules, launch commit criteria) (DR OP01), except for Cupola and Node 3.

I&O	2) Develop and provide requirements, constraints, and operational and design limits for on-orbit Vehicle checkout and operation (DRs OP01, VE32), except for Cupola and Node 3.

I&O	3) Provide engineering analyses, system design data, models, and operations data to support NASA's development and validation of operational products and facilities, mission planning, training, and mission execution capabilities, except for Cupola and Node 3.

I&O	4) Provide performance and characteristics data (DR VE32), except for Cupola and Node 3.

I&O	5) Provide craw interface data, including caution and warning limits (DR VE32), except for Cupola and Node 3.

I&O	6) Reserved

I&O	b.  Provide operations maintenance and documentation of flight-equivalent/functionaI-equivalent units and required supporting software in operations facilities, except for Node 2 and Node 3.

1.5.2  LAUNCH SITE PROCESSING (WBS 1 5.2)

I&O	a.  The Contractor shall perform anaIyses to determine requirements (DRs OP03, OP07, and VE20) applicable to prelaunch and post-landing processing of all contract end item elements, and Launch Packages to include:

(1)	Launch and landing site processing

- Launch and landing site test operations

(3)	Launch site test team participation

(4)	Ground support equipment

(5)	Skilled ground processing personnel and training.

I&O	b.  The Contractor shall use data, requirements, and processes identified in paragraph 1.3.3.1 to define, develop, implement, and manage the processing of Launch Package flight hardware at the launch site. The Contractor shall coordinate the scheduling of processing activities at the launch site.

I&O	c.  The Contractor shall document GSE functional requirements data in the Support Equipment Item Descriptions (DR VE18).

1.5.3  LOGISTICS AND MAINTENANCE (L&M) FOR VEHICLE (WBS 1.5.3)

1.5.3.1  Management & Integration of L&M Tasks (WBS 1.5.3.1)

I&O	The Contractor shall plan, implement, integrate, and manage L&M support for contract end-item hardware of the ISS Program in accordance with DRs OP04, OP05, OP06, OP12, and NMI 7500.4 to ensure ISS supportability and shall implement an ISS integrated logistics support system.

- Logistics Analysis (WBS 1.5.3.2)

I&O	The Contractor shall conduct logistics modeling, analysis, engineering, and logistics data integration and management for Contractor-provided hardware per DR OP04. The Contractor shall conduct logistics support analysis (LSA) and provide Logistics Support Analysis Records (LSARs) (per MIL-STD-1388-2) on Contractor-provided hardware per DR OP04. The Contractor shall provide Technical Data and Documentation (TD&D) per DRs OP04 and OP05 through the last launch of the last application of hardware type plus 12 months.

- Spares (WBS 1.5.3.3)

Spares	The Contractor is responsible for providing the necessary provisioning documentation, and data for the ISS Program as set forth in OP04 and OP06. All procurements for spares shall be in accordance with the procedures set forth in section H-2 of this contract.

- Supply Support (WBS 1.5.3.4)

The Contractor shall:

I&O	a.	Provide provisioning data, and participate in ISS L&M provisioning conferences in accordance with DRs OP04 and OP06.

I&O	b.	Manage the Contractor-developed hardware spares and repair program per DR OP04.

I&O	c.	Identify and implement Packaging, Handling, Storage, and Transportation (PHS&T) requirements for Contractor-developed hardware per DR OP04.

I&O	d.	Plan and manage acquisition of support resources for support equipment (GSE or OSE) identified through the LSA per DR OP04.

I&O	e.	Identify ground and on-orbit logistics support facility requirements per DR OP04.

I&O	f.	Develop a Logistics Management Responsibility Transfer (LMRT) Plan and requirements per DR OP04.

I&O	g.	Perform a Post Production Support analysis per DR OP12.

1.5.3.5  Maintenance and Resupply (WBS 1.5.3.5)

I&O	The Contractor shall develop the maintenance concepts, planning, implementation and verification for Contractor-provided hardware per DR OP04. The Contractor shall conduct Resupply/Return analysis on Contractor-provided hardware per DR OP04. The Contractor shall identify Maintenance personnel and training requirements based on LSA results.

- OPERATIONS PLANNING AND CARGO INTEGRATION (WBS 1.5.4)

I&O	The Contractor shall perform system analyses and engineering assessments for Utilization and Logistics flights to support cargo integration activities in Space Shuttle Program Integration plans (e.g. MIP and annex data), cargo planning and analysis, and cargo engineering for contract end-item elements. The Contractor shall provide the Cargo Planning, Analysis and Configuration System (CPACS) computer software including coordination of GFE computer hardware procurement requirements supporting software installation. The Contractor shall support cargo manifesting by providing planning data inputs and updates to the CPACS database for Contractor end-item hardware. The Contractor shall provide architecture and requirements definition, and tool acceptance testing in support of the Mission Management Data System (MMDS) database application development.

- SUSTAINING ENGINEERING (WBS 1.5.5)

(NOTE:  STARTING 01 OCTOBER 2001, SUSTAINING ENGINEERING WILL BE ACCOMPLISHED UNDER SECTION 2.0, HEREOF.)

I&O	a)	The Contractor shall plan sustaining engineering for the U.S. On-Orbit Segment through the performance period of this contract (DR VE34).

I&O	b)	The Contractor shall plan a transition to the follow-on sustaining engineering activities for the U.S. On-Orbit Segment (DR VE34).

1.5.5.2  (WBS)

I&O	Provide business management of Sustaining Engineering activities, including:

I&O	a)	Maintain and implement program control and business management processes and systems necessary to plan, implement, control, report and assess the sustaining engineering contract effort.

I&O	b)	Financial Management, Schedule Development, Subcontract Management.

1.5.5.3  (WBS)

I&O	Preparation for analysis of ISS system performance, including:

I&O	a)	Identification of necessary ISS checkout activities and telemetry to evaluate operational ISS system performance and environment.

I&O	b)	Define sustaining engineering NASA data Interfaces, data formats, etc.

I&O	c)	Identification and acquisition of existing system analytical models as required to predict performance of the ISS system.

I&O	d)	Modification, updating, and upkeep of analytical models to respond to measured ISS system performance and environment.

I&O	e)	Planning, training, and preparation for MOIR support required for operations, ISS performance monitoring, and support to operations readiness simulation.

1.5.5.4 - Reserved

1.5.5.5  (WBS)

I&O	Provide operations sustaining engineering activities, including:

I&O	a)	Provide engineering support, technical expertise, and operations support to participate with NASA in the development and review of plans, processes, procedures, deviation/waiver support, and integrated operations scheduling activities.

I&O	b)	Establish process for sustaining engineering review of MOD maintenance procedures for delivered flight hardware and software.

1.5.5.6 - Reserved

1.5.5.7 – 1.5.5.12 - Reserved (WBS)

I&O	Plan and prepare for the SE Safety and Mission Assurance program.

1.5.5.13  (WBS)

I&O	Provide software sustaining engineering activities, including:

I&O	a)	Software Management planning and preparation.

I&O	b)	SVF 2A Firmware Controller planning.

1.5.5.14  (WBS)

I&O	Provide SE Implementation activities, including:

I&O	a)	Flight Specific Sustaining Engineering Implementation Planning for 2A.

I&O	b)	Sustaining Engineering roles and responsibilities definition of the Prime, PGs, IPs, participants, NASA, payloads, and GE providers.

I&O	c)	Support and provide Sustaining Engineering readiness statements and data for Program Reviews.

I&O	d)	Provide access to NASA for data collection for the ISS hardware history.

1.5.5.15  (WBS)

I&O	Provide SE Configuration Management activities to develop SE CM (CSA only) Database requirements for Flight 2A interim CSA.

1.5.6  Node Structural Test Article (STA) Move to JSC

I&O	a.	The Contractor shall perform stress analysis to determine suitability of NODE STA for Super Guppy flight environment and provide the report to the Government in contractor format via contracts letter.

I&O	b.	The Contractor shall provide weight and Center of Gravity analysis for Super Guppy flight planning and handling to the Government in contractor format via contracts letter.

I&O	c.	The Contractor shall plan installation, install GFM vibration measurement and recording equipment, retrieve measured data, and analyze the data.

I&O	d.	The Contractor shall provide a report containing the Node STA Accelerometer Measurement Results for the NODE STA Super Guppy flight to the Government in contractor format within ninety (90) days after the flight via contracts letter.

I&O	e.	In lieu of Super Guppy Shipping Fixture (SGSF) Environmental Control System (ECS), the Contractor shall provide a protective tarp to cover the integrated SGSF and NODE STA combination.

I&O	f.	The Contractor shall prepare the Node STA for shipment including performing a "walk-down" inspection of both the interior and exterior of the element and making the adjustments to ensure that all secondary structure and equipment are safely configured for flight on the Super Guppy aircraft.

I&O	g.	The Contractor shall provide support to the Government for planning and execution of NODE STA lift from Space Station Element Transport System (SSETS) to Super Guppy Shipping Fixture (SGSF).

I&O	h.	The Contractor shall provide support to the Government to perform Node STA unload from SGSF and to load Node STA on to the Module Support Stands.

I&O	i.	The Contractor shall provide support to the Government for technical expertise to assist Module Support Stands, Module Lifting Equipment, and Node STA set-up.

1.5.7	EVA Fit Checks for Flights 3A through 7A

I&O	The Contractor shall schedule all fit checks, for flights 3A through 7A, identified by NASA in their EVA Task Matrix, document the completed EVA fit checks and report EVA fit check progress every two weeks to the Operations Control Board and/or EVA AIT.  A fit check results summary shall be provided to the EVA AIT.

OPD	1.5.8  ORU Support Equipment Integration/Flight Operations Support (WBS 1.5.8)

The Contractor shall perform analysis, integration, design, development, manufacture, test, evaluation, and delivery of support equipment required to integrate support equipment and spare Orbital Replacement Units (ORUs) for transport to orbit, on-orbit storage, on-orbit deployment and return to ground.  Included is the effort to recover, on-orbit integration into/onto a carrier, and return to ground ORU’s which a spare ORU is replacing.  Included is the same effort for hardware/software operational requirements, which are not classified as ORU’s such as, but not limited to, operational contingency kits/items.

OPD	1.5.8.1  ORU Support Equipment Development (WBS 1.5.8.1)

The Contractor shall design, develop, verify, certify, fabricate, and deliver the ORU Support Equipment that meets the requirements of the applicable SEID (OP24) to ensure the integrity of ORU/Contingency items.

The Contractor shall maintain and repair the ORU Support equipment developed and delivered in accordance with this SOW and the DIL.

OPD	1.5.8.2  ORU Support Equipment and ORU/Contingency Item Interoperability Evaluation (WBS 1.5.82.)

The Contractor shall provide Engineering Evaluation Units (EEUs) of the planned ORU support equipment items and the ORU/Contingency Item it is supporting per DIL or as required to support interoperability evaluations designed to demonstrate that the proposed ORU Support Equipment adequately enables the ORU/Contingency Item to be handled through out all mission phases.  Prior to the conduct of an Interoperability Evaluation an evaluation procedure will be developed.  (OP24)

The Contractor shall document the results of the ORU Support Equipment and ORU/Contingency Item Interoperability Evaluation (OP25).

These activities shall be accomplished via bench level evaluations and zero-g evaluation activities (e.g., neutral buoyancy evaluation, KC-135, etc.)  These EEUs will be used to evaluate both crew interfaces and general design engineering aspects.  The EEUs shall be designed and fabricated to functionally and physically represent the planned ORU support equipment items and be able to survive and operate as planned in the intended evaluation environment(s).

1.5.8.3	Crew Training Support

OPD	The Contractor shall provide support to NASA for the training of the on-orbit crew in the use and operation of ORU Support Equipment and the interoperability of the ORU Support Equipment Item and the ORU/Contingency Item it is designed to accommodate as required.  This support shall include the following:

OPD	a.  The development of source data concerning the design, operation and interoperability of each deliverable ORU Support Equipment item necessary for NASA to develop crew training procedures.

I&O	b.  The provision of technical support, as required, during NASA’s conduct of the on-orbit crew training covering the design and capabilities of the ORU Support Equipment and its interoperability with the On-Orbit ORU/Contingency Item.

      - FSE Analytical Integration

OPD	The Contractor shall perform the analytical integration of the Control Moment Gyro (CMG), with its Flight Support Equipment (FSE).

1.5.9	Factory Equipment for Use as Ground Support Equipment (WBS 1.5.9)

I&O	a.  The Contractor shall convert the following Factory Equipment (FE) to Ground Support Equipment (GSE) in accordance with SSP 50004 as modified by D684-10674-01 and deliver the equipment to the Government as residual assets.

Berthing Port Fluid Interface (I/F) Test Kit

Internal TCS Fluid I/F Test Kit

Internal Thermal Control System (ITCS) Cooling Servicer

ITCS Servicing Unit

20/40 Kw Power Sources

60 Kw Power Sources

Programmable Load RPCM (PLRPC)

Programmable Load DDCU (PLDDCU)

I&O	b.  The Contractor shall conduct a configuration audit on the FE that has been converted to GSE.

I&O	c.  The Contractor shall make the drawings and associated documentation for the FE, which has been converted to GSE available upon request, in contractor format, no earlier than 30 days after completion of the audit.

I&O	d.  The Contractor shall make available in contractor format Hazards Analysis with content in accordance with DR SM02 for all FE which has been converted to GSE.

I&O	e.  The contractor shall provide Maintenance Plans in contractor format with content in accordance with DR OP04 which will include as a minimum any preventative maintenance, scheduled maintenance, and routine maintenance actions to be taken to ensure this equipment remains in proper operating condition for all FE which has been converted to GSE.

I&O	f.  The Contractor shall make available in contractor format Failure Modes and Effects Analysis (FMEA) with content in accordance with DR SM04 for the following equipment:

Utility Distribution System (UDS) Fluid I/F Test Kit

Berthing Port Fluids Interface (I/F) Test Kit

Internal TCS Fluid I/F Test Kit

Alcohol Flush Cart

60 Kw Power Sources

Programmable Load DDCU (PLDDCU)

Xenon Fill Cart

Thermal Control System (TCS) Ammonia Chiller/Offloader

TCS Fill and Drain Adapter (IEA)

TCS Fill and Drain Adapter (LS)

TCS Fill and Drain Adapter (Z1-Passive)

Valve Instrumentation Module (VIM)

CBM Simulator with Simulator Stand

I&O	g.  The contractor shall perform annual Load tests to a 125% minimum rated load for the following equipment:

ORU Handling Set (STD)

ORU Handling Set (DDCU)

    - Caution and Warning Logic Database

I&O	The Contractor shall develop and maintain an informational database to identify the data and logic associated with class 1,2, and 3 C&W events in support of Government mission operations.

    - Software Stage Data

I&O	The Contractor shall support the Government in developing and maintaining software stage data products.

    - Crew Training

I&O	The Contractor shall support the Government in crew training for USOS systems and USOS to Russian interfaces.  This includes provisioning of training aids, reviewing training protocols, supporting resolution of issues discovered during training, and supporting training coordination activities.

    - MOD Product Development Support

I&O	The Contractor shall support the Government in developing flight operations documentation.  This includes providing source data for Malfunction Procedures, and review of Station Operations Data File (SODF), Flight Data File (FDF), Flight Rules, Assembly Operations Handbook (AOH), systems drawings and briefs, supporting Flight Operations Reviews (FOR), flight operations documentation Technical Integration Meetings, flight operations document control boards, and flight operations operational panels.

    - Software Development Integration Support

I&O	The Contractor shall provide technical, program management, and schedule coordination support to NASA in the integration of software development activities of international and domestic software providers; and coordination of related testing dependencies.

  - RESERVED

1.7  SAFETY AND MISSION ASSURANCE (WBS 1.7)

I&O	The Contractor Safety and Mission Assurance activities shall apply to the integration of all ISS System segments, the U.S. On-Orbit Segment (USOS), and Contractor GSE.

I&O	Analysis and assurance activities of the GFE elements, the Ground, and International Partner/Participant segments, the FGB, and Node 2 shall be limited to requirements definition and the interfaces with the USOS.

I&O	The Contractor safety analysis and verification activities shall include Orbiter provided hazard controls for the unique hazards created as a result of the on-orbit ISS/Orbiter proximity operations, on-orbit ISS/Orbiter operations while mated, and the physical integration of the on-orbit ISS and Orbiter.

1.7.1  SAFETY, RELIABILITY, AND MAINTAINABILITY (WBS 1.7.1)

I&O	a.  The Contractor shall develop, implement and maintain a Safety and Mission Assurance (S&MA) Program that encompasses:

I&O	(1)  Development and documentation of an Integrated S&MA Risk Analysis. This process shall consolidate all S&MA risk aspects (e.g. hazards, FMEA/CIL MTTR, MTBF, critical failure conditions) and result in an integrated S&MA risk factor.

I&O	(2)  Safety, including system safety (hardware or software), flight crew safety, industrial safety, test operations safety, and safety verification in accordance with NHB 1700.1 (V1B), NASA Safety Policy and Requirements Document and JPG 1700.1H, JSC Safety and Health Handbook.   The Contractor shall perform and document safety, hazard, and logic-tree analyses (DR SM02) Analysis results shall be contained in the Vehicle Master Data Base (DR VE32).  The contractor shall perform an integrated analysis to assure the ISS (modules and external accommodations operating with complement of payloads) complies with customer defined safety requirements.  The analysis results shall be documented and presented to the PSRP and Program Management.

I&O	(3)  Reliability (including verification) using Failure Mode and Effect Analyses/Critical Items List (FMEA/CIL) analyses; limited life items analyses; and reliability allocations, predictions, methodologies, and models. The Contractor shall perform and document reliability analyses, predictions. and allocations (DR SM05). The Contractor shall perform and provide FMEA/CIL analyses (DR SM04). Analyses results shall be contained in the Vehicle Master Data Base (DR VE32).

I&O	(4)  Maintainability, using requirements, allocations, analyses (including failure detection and isolation analyses), predictions, and verification results. The Contractor shall perform and document maintainability analyses, predictions, and allocations (DR SM05). Analyses results shall be contained in the Vehicle Master Data Base (DR VE32).

I&O	(5)  The Contractor shall provide safety and mission assurance analyses for the integration of NASA to NASA GFE, and integration of International Partner/Participants elements.

I&O	b.  The Contractor shall identify and document all mishaps associated with manufacturing, test, and operations of contract end-item elements and the Launch Package integration of CEI and international elements (DR SM03). The Contractor shall support NASA Boards investigating reportable mishaps by providing factual information concerning the mishap, rescue, and disaster control efforts and the designs or operations associated with the mishap, provide contractor mishap board reports, and allow for the testimony of witnesses before the NASA Mishap Boards.

I&O	c.  The Contractor shall investigate parts, materials, and safety problems identified in the Government-industry Data Exchange Program (GIDEP) and the NASA Alert System and provide appropriate intervention recurrence control for contract end-items.

1.7.1.1	Safety Analytical Integration of IP and GFE Hardware Transfer and Stowage on ISS

I&O	For the safety Analytical Integration of IP and GFE Hardware Transfer and Stowage on ISS, the Contractor shall:

I&O	a)	Support a safety assessment (eg: interface requirements, and a set of stowage and translation related constraints), using the best data and analyses available at the time of the assessment from the International Partners, the GFE providers, and from NASA.

I&O	b)	Develop, maintain and provide to the Government in contractor format in accordance with DR SM02, on-orbit integrated hazard analysis documentation (“Integrated Hazard Report for Candidate Storage Locations”) for the transfer and stowage of IP and GFE hardware brought either up or down on ISS flights (excludes J2/J12 GFE), for each Space Station flight through flight 17A; this role includes analysis of translation by the on-orbit crew of hardware from the transfer vehicle (e.g. Orbiter, Progress), interface to stowage locations inside or on the outside of the ISS, analysis of impacts due to how equipment is stowed, and identification of any hazards or negative safety impacts related to the transfer and stowage of IP and GFE hardware to or from the ISS.

1.7.2  QUALITY ASSURANCE (WBS 1.712)

DDT&E	For Contract end-items, the Contractor shall:

DDT&E	a.  Develop. implement and maintain a Quality Assurance program for both hardware and software in accordance with SSP 41173.

DDT&E	b.  Document and report problems in accordance with DR SM07.

DDT&E	c.  Identify, document and report all nonconformances associated with manufacturing, test, and operations of ISS hardware and software. Accomplish nonconformance reporting in accordance with DR SM08.

DDT&E	d.  Assemble and provide Acceptance Data Packages (ADPs) in accordance with DR PC08

1.8  PARALLEL DEVELOPMENT (WBS 1.8)

DDT&E	The Contractor shall preserve the ability to develop alternate capabilities for the FGB and Service Module through the launch of the FGB. The impact to the established launch sequence shall be evaluated.

1.9  DESIGN, DEVELOPMENT, TEST, AND EVALUATION (DDT&E) LEVEL OF EFFORT (LOE) (WBS 1.9)

I&O	a)	Introduction

I&O	The Contractor shall provide level of effort support at field and plant locations for the following task categories:

I&O	b)	LOE Support Categories

- Engineering Analyses

The Contractor shall provide engineering analyses to the flight crew (e.g., engineering analyses for flight experiments or development of on-orbit operations requirements.)

- Special Studies

The Government may require the Contractor to perform special ISS related studies that are not already covered in the SOW.  Special studies or tasks to be performed will be specifically defined in the task order executed by the Contracting Officer.

- Requests for Technical Support Data

The Government may request that the Contractor deliver technical support data at a time different than the scheduled Engineering Release Unit (ERU) delivery.  It is recognized that early data will be identified and accepted as pre-ERU draft material.

- Strategic Planning Support

The Contractor shall provide support to facilitate the development of a policy deployment process to guide NASA and International Space Station strategic planning.

I&O	c)	LOE Support Tasks:

- Technical Support to Data Management System - Russian (DMS-R) Development (April 11, 1995 through May 15, 1996)

- Strategic Planning Support (June 6, 1995 through September 30, 1996)

- Technical Support to Russian Service Module Data Management System (DMS-R) Requirements Analysis (July 17, 1995 through August 11, 1995)

- Technical Support to Matrix X Model Pathfinder Analysis (August 22, 1995 through February 1, 1996)

- Dynamics Analysis to Support Centrifuge Accommodation Module (CAM) Acquisition (April 12, 1995 through April 28, 1995)

- Assessment of Russian Docking Loads (December 21, 1994 through January 16, 1995)

- Evaluation of Russian Space Station Options (January 5, 1996 through August 22, 1996)

- Flight Crew Operations Directorate Engineering Support (March 10, 1995 through September 30, 1996)

- The Contractor shall support the following activities for Node 3 ending September 30, 2001.

  - Maintain the Contractor provided hardware component specifications and ICD’s under contractor control in accordance with SSP 41170, paragraph 3.3.2.2.

  - Support the following Node 3 design reviews (data review, RID development, pre co-location telecon support, Review attendance )

    - DR1

    - DR2

    - AR

  - Support one Technical Interchange Meeting (TIM) on Node 3 .The TIM will be in Huntsville, AL.

  - Support NASA upon request for internal Node 3 ECLS interfaces and hardware.

  - Perform Remote Terminal (RT) validation testing for up to 5 unique NASA provided TR’s in the Node 3.

  - Support C&DH hardware architecture issues.

1.9.1	Ammonia Tank Assembly (ATA) Support of UF-4 Spacelab Pallet (SLP) Integration

Activities

I&O	The Contractor shall provide support for UF-4 Spacelab Pallet Cargo Element integration technical discussions, safety assessments and program reviews involving ATA analytical and physical integration activities and issues.

1.9.2	Russian Service Module/Command and Data Handling End to End Test Support

I&O	The Contractor shall provide support to NASA, as noted in the following subparagraphs, for the purpose of supporting the development and execution of Service Module/Command and Data Handling Command and Control end to end testing necessary to verify that the ground to vehicle command and telemetry paths are functional and meet program requirements.

I&O	(1)  The Contractor shall support a test on location in Russia which shall use a 1R Configuration with the Node 1 MDM.

I&O	(2)  The Contractor shall support a test on location in Russia which shall use a 5A configuration with the C&C MDM.

I&O	(3)  The Contractor shall support two Reverse End to End tests at the SVF in the US.

I&O	(4) The Contractor shall develop and document in Contractor format the test procedures and a test report for each test as identified above.  The Contractor shall also develop and document in Contractor format test protocols for each test held in Russia as identified above.

I&O	(5)  The Contractor shall provide support to meetings and telecons to coordinate this test effort, including travel to Russia..

I&O	(6)  The Contractor shall support Y2K ETE testing for Y2K compliance.  This test will be conducted at Energia.  A reverse test at the SVF shall be performed.

1.10  TECHNICAL DEFINITION OF CONTRACT CHANGES  (WBS 1.10) – Through FY99

I&O	a.  Introduction

I&O	Any work provided under this paragraph will be authorized through the issuance of task orders in accordance with the task order procedure set forth in Section G, (Article G.16).  Each task order will contain the scope of work, period of performance, and all such instructions necessary to properly define the desired effort.  It is contemplated that the Contracting Officer will issue one task order at the beginning of each calendar year.  Technical Definition Authorization Forms (Attachment J-18, Page 1) shall be utilized as the authorizing document to draw against the calendar year Task Order and must be signed by 1) NASA Contracting Officer, 2) NASA Panel/Board Chairman, and 3) Prime Panel/Board Co-Chairman.  For each task order issued the Contractor will separately account for and identify all potential contract changes for which technical definition of a contract change is being performed under that task order.  No later than the 15th calendar day of each month the Contractor shall prepare a report listing all potential changes approved for and being accounted for under the technical definition activity.  These monthly reports (DR PC16) will be made available to the Contracting Officer upon request.

I&O	b.  Technical Definition of Contract Changes- LOE Support

I&O	Technical definition of contract changes is the activity that entails joint prime/product group (PG) performance of:

- achievement of a technical solution to any program issue that is expected to result in a change to the contract, based on an assessment performed (including initial ROM) by an appropriate change screening forum;

- drafting the language to revise specifications and other technical documents that will be

affected by implementing the technical solution (“from-to” language);

- accomplish pre-proposal fact-finding activities with NASA, including review of labor/material estimates;

- completion of the change package, which includes, as required:

- the Change Request (CR)and Program release of a Space Station Change Memo (SSCM), documents that specify the exact nature of the change and serve as the “governing requirements documents”;

- the draft “from-to” language that revises affected documents;

- commit proposal and change implementation schedules;

- trade studies as required to down select to final solution

- definition of work content at WBS level 2 (or lower)

- Rough order of magnitude (ROM) estimate, BOE, or not to exceed fee (if $1M or greater)

I&O	c.  The LOE for technical definition is complete when either:  1) the contracting officer authorizes implementation; 2) the completed SSCM is released by the Program; or 3) the change is canceled/disapproved; whichever occurs first.  In the case of (1) above any remaining technical definition effort will occur under proposal preparation.

1.11  EQUIPMENT MODIFICATION

1.11.1  Zero-G Stowage Rack

DDT&E	a.	The Contractor shall perform an acoustic analysis with GFE Zero-G Stowage Racks, PART NUMBER 9070285, installed in the Node 1 Zenith and Port locations and determine the impact to Node 1 when compared to the Acoustic Test results conducted with the Rack Volume Close Outs installed in the Node 1 Zenith and Port locations.

DDT&E	b.	The Contractor shall perform an illumination analysis with GFE Zero-G Stowage Racks, PART NUMBER 9070285, installed in the Node 1 Zenith and Port locations and determine the impact to Node 1 when compared to the Illumination Test results conducted with the Rack Volume Close Outs installed in the Node 1 Zenith and Port locations.

DDT&E	c.	The GFE Zero-G Stowage Rack acoustic and illumination report, which contains the analysis and comparison results, shall be delivered by the contractor to the Government no later than 90 days after completion of the comparison in contractor format.

DDT&E	d.	The Contractor shall develop a Zero-G Stowage Rack Installation drawing to install  the GFE Zero-G Stowage Racks, PART NUMBER 9070285, into the Node 1 Zenith and Port locations.

DDT&E	e.	The Contractor shall perform a structural analysis to ensure that the installation of the Zero-G Stowage Racks, PART NUMBER 9070285, will not invalidate the integrity of the Node 1 attach points due to launch/on-orbit loads.

DDT&E	f.	The GFE Zero-G Stowage Rack structural analysis shall be delivered by the contractor to the Government no later than 90 days after completion of analysis in contractor format.

DDT&E	g.	The contractor shall modify two Rack Volume Close Outs, PART NUMBER 683-60450-1, at KSC by transferring PIP pins from the Rack Volume Close Outs to the Zero-G Stowage Rack, per the following procedure:

1.  Two PIP pin interface internal to Zero-G Stowage Rack Frame

DDT&E	On Rack Volume Close Outs :  First remove the Sleeve (MS51844-6) which retains the tether holding PIP pin PART NUMBER 56937-1A (Find Number 10 of 683-60027) to the Rack Volume Close Outs  Turnbuckle.  Discard sleeves.  Quantity involved:  2 pins.

DDT&E	On Zero-G Stowage Rack:  Install tether of PIP pin PART NUMBER 56937-1A (Find Number 10 of 683-60027) onto Zero-G Stowage Rack Turnbuckle (9070292-32) by crimping Sleeve (MS51844-6), which is supplied with the Zero-G Stowage Rack, onto

the tether.  Quantity involved:  2 pins. Zero-G Stowage Rack provides quantity 2 of the sleeves with each Zero-G Stowage Rack delivered to NASA.

DDT&E	2.  Four PIP pin interface between Zero-G Stowage Rack and Node (Module dependent)

DDT&E	On Zero-G Stowage Rack:  Install tether of PIP pin PART NUMBER 56937-3 to Slides 9070292-13 and 9070292-14 by crimping Sleeve (MS51844-6), which must be obtained from the module integrator at KSC. Quantity involved:  4 pins.  KSC must provide quantity 4 of the sleeves with each Zero-G Stowage Rack installed into a module.

DDT&E	h.	The two removed Rack Volume Close Outs shall have Problem Reports written, documenting that they are no longer to print, and be placed in Government (KSC) inventory at DD250 of the Node.

DDT&E	Contractor shall install, per the Zero-G Stowage Rack Installation and Checkout Procedure, two GFE Zero-G Stowage Racks, PART NUMBER 9070285, into the Node 1 Zenith and Port locations at KSC.

1.12  INSTALL NON-SPECIFIED EQUIPMENT AS DIRECTED

1.12.1  Installation of Internal UHF Communications

DDT&E	a.  The Contractor shall install wiring, couplers, and internal antenna for internal UHF communications from the USL SSSR to within the normally pressurized and generally IVA-accessible volume of the USL, provide a UHF interface to the Node 1 (for internal UHF communication within Node 1 and HAB), and provide a UHF interface to the Node 2 (for internal UHF communication within Node 2, APM, and JEM).  UHF distribution from USL to the Node 1, for Airlock UHF communications is contained in the performance requirements of the USOS and USL specifications.

DDT&E	b.  The Contractor shall install wiring, couplers, and internal antenna for Internal UHF communications within the normally pressurized and generally IVA accessible volume of the Node 1, provide a UHF interface to the USL (to connect to USL SSSR), provide a UHF interfaces to the HAB (for internal UHF communication within HAB), and provide a UHF interface to the Airlock (for internal UHF communications within Airlock).

DDT&E	c.  The ISS UHF connectors shall be in accordance with SSQ 21635 or SSQ 21636.

DDT&E	d.  The ISS UHF RF cable shall be in accordance with SSQ 21653.

DDT&E	e.  The ISS IAA shall consist of the following equipment:

SMA CABLE CONNECTOR   (FOR COAX - 3)		683   -   50901   -   1

SMA ADAPTOR					683   -   50903   -   1

MONOPOLE ANTENNA				683   -   50904   -   1

IAA PATCH ANTENNA					683   -   28005   -   1

R. F. CABLE						NRFC  -  50  -  COAX  -3

R. F. TERMINATOR					683   -   28005   -   4

R. F. COUPLER   (  N1  )				683   -   28005   -   2

R. F. COUPLER   (  AIRLOCK  )				683   -   28005   -   5

R. F. COUPLER   (  N2  )				683   -   28005   -   7

R. F. COUPLER   (  C1  )   (  LAB  )			683   -   28005   -   8

R. F. COUPLER   (  C2  )   (  LAB  )			683   -   28005   -   9

1.13  NODE 2 RECONFIGURATION

I&O	The Node 2 shall be GFE to the USOS.  Data associated with the Node 2 for Contractor  integration activities shall be provided in accordance with Attachment J-12.

1.13.1  Common Hardware/Software Related to Node 2

DDT&E	The Contractor shall develop Hardware and Software for installation in Node 2 for  delivery in accordance with the DIL.  This hardware and software shall be considered Common Hardware and Software and controlled in accordance with SSP 41170, paragraphs 3.3.2.2, 3.3.2.3, and 3.3.2.4.  Prior to establishment of the NASA baseline, the Contractor  shall provide notification of changes to the Common Hardware to MSFC, and Alenia by sending a copy of all proposed and authorized changes as

well as revisions and change notices to the Common Hardware Specifications to each of the locations identified.  Traceability from the common component Hardware and Software shall be completed to the Node 2 PIDS (SSP50290) by NASA as Government Furnished Data (GFD)

1.13.2  Technical Support to Alenia for Node 2

I&O	The Contractor shall support NASA and Alenia in the development of the Node 2 by providing the technical support in  the following area for a period of time not to exceed 1 year starting December 1, 1997:

I&O	a.	TIMs on Component  performance, models, technical data, and analysis

I&O	b.	TIMs to assist NASA/Alenia in understanding and integrating the PG-3 developed component hardware.

1.13.3  Node 2 Specification Maintenance

I&O	The Contractor shall maintain the Node 2 specification (SSP 50290) in accordance with DR VE07.  The Contractor shall support NASA in negotiating future changes with Alenia and the resolution of issues that pertain to the Italian Node 2.

1.13.4  Node STA Disposition

I&O	The Contractor shall place the Node STA in controlled storage(fully environmentally conditioned, corrosion inspection periodically, etc.) with the same configuration control and quality provisions required for flight hardware.  The Contractor  shall assume a period of performance for this storage based on the assumption that the STA will be turned over to NASA as a residual at the end of the contract.  The instrumentation utilized for the Node STA shall be left in place on the Node STA.

1.13.5  Node STA Refurbishment

DDT&E	The Contractor shall remove and refurbish the Node STA Hatches, ACBM’s, and PCBM for delivery to NASA in accordance with the DIL.

1.13.6  Node 2 Verification Support

I&O	a.	The Contractor shall provide the technical support and expertise necessary to support the NASA verification activities for the Node 2.  The activities that the Contractor  shall support are as specified in the Program Master Integration and Verification Plan (D684-10020-1).

I&O	b.	The Contractor shall perform fit-checks of the CAM, JEM, MPLM, and APM side of the interface with Node 2 vestibule jumpers at KSC after Node 2 delivery.

I&O	c.	The Contractor shall perform the Digital Pre-assembly tasks for Node 2 in Turin, Italy.

I&O	d.	The Contractor shall perform the Fluid and Cable Fit Checks for Node 2 at KSC after Node 2 delivery.

1.13.7  CBM Kit Deliveries

1.13.7.1  ACBM Kits

DDT&E	a.	The Contractor shall deliver ACBM ring kits to NASA in accordance with the DIL.  The Contractor shall provide, with the ACBM ring kit, validated installation drawings, installation procedures, and the test procedures.

DDT&E	b.	The Contractor shall ship ACBM mechanism kits to Alenia in accordance with the DIL.  The Contractor shall provide the personnel expertise and equipment to install the mechanism kits onto Node 2.  The Contractor shall perform Acceptance Test Procedures (ATP) to ensure the operability of the ACBM’s mechanisms in the installed configuration.  After a successful ATP, the ACBM mechanisms shall be delivered to NASA.  This installation task does not include the ACBM MLI blanket or MOD shield installation.

DDT&E	c.	The Contractor shall deliver, with the ACBM mechanism kit, validated installation procedures installation drawings, and installation test procedures.

1.13.7.2  PCBM Kit

DDT&E	a.	The Contractor shall deliver the PCBM kit ( as defined in the currently developed kit drawings for Node 1) in accordance with the DIL. The Contractor shall provide technical support to Alenia technicians during Alenia PCBM installation and check-out on-site at Alenia.

DDT&E	b.	The Contractor shall provide, with the PCBM kit, validated installation procedures installation drawings and installation test procedures.

1.13.7.3  CBM/Hatch Support and Analysis

I&O	a.	The Contractor shall perform analysis to verify that the loads (structural and thermal) at the ACBM/PCBM to Node 2 interfaces, including attachment bolts, do not exceed the capability of the current ACBM/PCBM design based on NASA provided Node 2 structural models. Two  analyses each for the axial active port, radial active port, and one axial passive port shall be performed.

I&O	b.	The contractor shall provide ACBM/PCBM technical support to NASA during TIMs in the U.S. at one per quarter except for when there is a design review in Torino until shipment of the CBM’s to Alenia. The contractor shall provide ACBM/PCBM technical support for 3 Design Reviews in Torino, Italy.

I&O	c.	The contractor shall provide one time Hatch technical support to assess hatch conformity to the Node 2 structure for both axial and radial ports.

1.13.7.4  ACBM Interface Definition

I&O	a.	The Contractor shall develop PIRNs to the ACBM ICD to define the ACBM interfaces to Node 2.

I&O	b.	The Contractor shall support Interface Control Working Group (ICWG) meetings to finalize the PIRNs with the affected parties.

1.13.8  Node 2 Vestibule Jumpers

DDT&E	a.	The Contractor shall design, develop, manufacture, verify by analysis, and deliver Node 2 vestibule jumper kits in accordance with the DIL.

DDT&E	b.	The Contractor shall develop and document the requirements and interface definition for the vestibule jumpers via PIRNs to the external element ICDs.  The Contractor shall support one ICWG to coordinate the PIRNs with the ICD participants

1.13.9  Common Hardware Requirements

DDT&E	The Contractor provided Node 2 Common Component Hardware and Software shall be designed, developed, and verified in accordance with Contractor controlled specification, interface control, and procurement documents.

1.13.10  Node 2 Software Support

1.13.10.1  Node 2 Software Test Support

I&O	The Contractor shall provide software developer factory support and on-site support at Alenia test facilities, during Node 2 element testing from March 2000 to July 2000 on a 1 shift basis and support for NASA/ASI Joint (H/W and S/W integration) tests from July 2000 through September 2000 in accordance with D684-10020-01.  Support for end item testing shall not exceed 4550 hours.  Support for Joint testing shall not exceed 2980  hours.  The Contractor shall provide additional on-site flight software support at Alenia in Turin, Italy, during Node 2 Off-Line software testing through FY01.

1.13.10.2  Software User Manuals

DDT&E	The Contractor shall document the Software User Manuals in accordance with D684-10017-1 for the N2-1 and  N2-2, CSCI’s.

1.13.10.3  Software Telecon Support

I&O	The Contractor shall support software telecons with Alenia at a rate not to exceed 24 per year until DD250 of the N2-1 and N2-2 CSCI’s.

1.13.10.4  Software Test Planning Support

I&O	The Contractor shall provide technical support on-site at Boeing Huntsville for review and comment on test plans and procedures.  The support shall be limited to the following:

- identification of those Node 2 Prime Item development Specification (PIDS) requirements that are allocated to the Node 2 CSCI’s,

- requirement analysis,

- analysis of test plans and procedures to ensure the tests verify compliance with PIDS requirements, and

- traceability analysis to verify every PIDS requirement has been tested.

I&O	These tasks shall be accomplished by a review of the Node 2 PIDS, SSP 50290.

1.13.10.5  Software TIM Support

I&O	The Contractor shall support 2 Software TIMs per year, one at Alenia and one at Huntsville, until DD250 of the N2-1 and N2-2 CSCI’s.

1.13.11  Support to the Joint Testing

I&O	The Contractor shall support the NASA/ASI Joint (Hardware/Software Integration) testing as follows:

- Review plan/procedures,

- Provide on-site support for the testing,

- Support the Test Readiness Review - to be held in Torino, Italy,

- Develop and validate the Internal Element SIM to ensure the operability of the Internal System CSCI during the testing.

1.13.12  Common Hardware Storage

I&O	The Contractor shall provide the storage space to accommodate all of the U.S. contractor provided Node 2 Component Hardware from the time of delivery to NASA until delivery to Alenia per the DIL.

This storage shall be a controlled and bonded storage facility that meets all provisions required for flight hardware.  The Common Component Hardware shall be DD250’s to NASA at the vendor location prior to shipment to the storage facility.

1.13.13  Data Support to NASA

I&O	The Contractor shall provide support to NASA for collection and delivery of data related to the Common Hardware and Software developed for Node 2 as requested by NASA.  This data support shall consist of providing a copy of existing data to NASA upon request as the data is available during its normal life cycle development.

1.13.14  Node 2/Node 3 Liaison

I&O	a.	The contractor shall provide Node 2/Node 3 technical Liaison with NASA to facilitate the following activities as defined in this SOW :Coordination of Node 2 and Node 3 component hardware and software delivery schedules

I&O	b.	Coordination of Common Hardware data deliveries

I&O	c.	Coordination of contractor participation in the Node 2 and Node 3 design reviews.

I&O	d.	Coordination of joint Node 2 and Node 3 DDT&E activities.

1.13.15  PROP MODULE POWER INTERFACE FOR NODE 2

1.13.15.1  Connector Procurement

DDT&E	The Contractor shall procure and deliver to NASA stores in Huntsville, AL as defined in paragraph 1.13.12 the additional connector as defined in the DIL.

1.13.15.2  Dead Face Connector Procurement

DDT&E	The Contractor shall procure and deliver to NASA stores in Huntsville, AL two dead face connectors as defined in the DIL.

1.13.16	Utility Rail Modification for Node 2

DDT&E	The Contractor shall modify the existing utility rail (P/N 1F97036-1) for Node 2 to accept a single Type VI RPCM in the spare slot “C”.  The data bus address for this slot shall be “15.”  This Utility Rail will have a unique P/N assigned and delivered in accordance with the DIL.

1.13.17	Node 2 Hardware Tasks

I&O	1.13.17.1  Node 2 and 3 Procurement Status

The contractor shall provide the status of all items for delivery associated with Node 2 and 3 in accordance with DR PC24.

I&O	1.13.17.2  Node 2 and 3 Component Installation Kit Development

The Contractor shall provide a listing by part number and nomenclature of all the parts necessary to install and ensure functionality of the components listed in the DIL for Node 2 and 3.  This listing shall be based on the typical installation utilized by the Contractor for installation of the components in the Contractors Elements.  The listing by component shall be submitted to the Government in contractor format.

DDT&E	1.13.17.3  Node 2 Dead Face Connectors

The Contractor shall design, develop, manufacture, verify, and deliver the Dead Face connector assemblies that will attach to the vestibule connectors for Node 2 as defined in the DIL

DDT&E	1.13.17.4  Provide Ammonia/Water Head Exchanger Heater Temperature Sensor Assemblies

The contractor shall develop, manufacture, verify, and deliver twelve (12) new ammonia/water temperature sensor assemblies based on NASA-provided Node 2 interface information and in accordance with the DIL.  The contractor shall develop an ICD to document the 12 interfaces between Node 2 and the temperature sensor assemblies to document the necessary design constraints for the design, manufacture, and verification of the temperature sensor assemblies.

OPD	1.13.17.5  Node Rack Tilt Tool

OPD	The Contractor shall deliver a tool to insert, remove, and tilt racks during Node 2 testing at KSC.

1.14  MINI PRESSURIZED LOGISTICS MODULE

1.14.1  MPLM Rack Installation

I&O	The Contractor shall provide the following items in contractor format to the Government view contract letter no later than December 15, 1998:

I&O	1.  Flight and ground integration drawings, requirements, analysis, and procedures for the following tasks for MPLM rack integration/de-integration:

a.  Positioning a knee brace to accept a rack.

b.  Adjusting knee brace settings.

c.  Attaching/removing knee brace to a rack.

d.  Attaching/removing the rack (lower attach points) to the MPLM.

- Provide support for drawings to resolve Government issues and

Concerns and provide one update of the drawings to reflect resolution

prior to delivery.

I&O	2.  Add definition of the knee brace and knee brace interfaces to SSP 41017, Part II by developing a PIRM no later than December 15, 1998.

I&O	3.  Provide ICWG support to resolve the issues/comments to the updates to SSP 41017, Part II.

I&O	4.  Provide support to NASA to review and comment on Alenia design documentation for the knee brace bracket to ensure knee brace operability.  Comments to be provided by contracts letter.

1.14.2  MPLM CAD Modeling

I&O	Provide robust CAD man-modeling, based upon receipt of the MPLM CAD models in accordance with J-2 on the contract, for the following no later than May 1, 1999.

a.  Flight 6A configured MPLM on-orbit removal of racks, translation, and

installation into the USL.

b.  Example on-orbit installation of racks into the MPLM utilizing the case

point for UF-2.

      - CAS/Payload Interface Verification

OPD	1.  The Contractor shall deliver a Passive Common Attach System Simulator (PCASS) in accordance with S684-11320, Non-Complex Item Development Specification for the PCASS.

1.15  SUPER GUPPY TASKS

I&O	a.	(1)	As a part of the Super Guppy vibration and acoustic environment characterization effort the Contractor shall: Provide personnel to support the test instrumentation equipment installed in the Super Guppy for vibration and acoustic environment characterization testing for one week during April, 1998, five days a week during a single work shift per day, to support two flights at Ellington Field, Houston, Texas.

(2)	Develop testing procedures.

(3)	Support the NASA test readiness review (TRR) at JSC to review TRR data package prior to the TRR and resolve open issues after TRR.

I&O	b.	The Contractor shall install and then remove at the end of testing, test instrumentation equipment on the GFE Super Guppy and Super Guppy Shipping Fixture (SGSF) at Ellington Field, Houston, Texas to support the Super Guppy vibration and acoustic environment characterization testing.

I&O	c.	The Contractor shall analyze and perform data reduction of the Super Guppy vibration and acoustic environment characterization test data.

I&O	d.	The Contractor shall prepare a Super Guppy vibration and acoustic environment characterization test report which documents the data obtained, any anomalies encountered during the testing based on the test results, and the results of the test analysis and data reduction.

I&O	e.	The Contractor shall submit one electronic and two paper copies of the Super Guppy vibration and acoustic environment characterization test report to the Government, in contractor format no later than four weeks after the completion of the test analysis and data reduction.  The electronic versions shall be compatible with MS Word, version 7.0 and Excel, version 7.0.

I&O	f.	The Contractor shall conduct Super Guppy flight test coupled loads analyses for USL (CI number 683400A), Airlock (CI number 684CA7A), ITS S0 (CI number 222200A), ITS S1 (CI number 222220A), ITS P1 (CI number 222260A), and Common Module (Part Number TBD) using the GFE provided Super Guppy flight loads coupling model.

I&O	g.	The Contractor shall prepare a Super Guppy vibration and acoustic coupling environment report which documents Super Guppy flight test coupled loads analyses results for each item analyzed.

I&O	h.	The Contractor shall submit one electronic and two paper copies of the Super Guppy vibration and acoustic environment coupling reports to the Government in contractor format no later than four weeks after the each of the analyses are completed.  The electronic versions shall be compatible with MS Word, version 7.0 and Excel, version 7.0.

I&O	i.	The Contractor shall provide support to NASA Program Office for the development of the Super Guppy transportation operation planing.

I&O	j.	The Contractor shall provide support to NASA Program Office for the development of the Super Guppy procedures development and inclusion in the Super Guppy transportation plan.

I&O	k.	The Contractor shall update D684-10041-1-6, Packaging, Handling, Storage, and Transportation (PHS&T) Plan and deliver a copy of the updated document to the Government.  The update shall include changing from the C-5C/Space Cargo

I&O	Transportation System (SCTS) to the Super Guppy as the primary mode for air movement of International Space Station oversize elements.  The update shall include the addition of an appendix detailing the transportation environments.

I&O	l.	The Contractor shall compare the transportation analyses which was completed using the SCTS, Space Station Element Transportation System (SSETS) and Barge, Over-The-Road and Barge, and the Oversize Element Transportation Cradle (OETC) to the Super Guppy and SGSF analyses.  The Contractor shall document the additional tasks and effort required to baseline operations to use Super Guppy and SGSF as the primary mode for movement of International Space Station oversize elements.

I&O	m.	The Contractor shall support the SGSF PDR, CDR, manufacturing review, and certification by reviewing the data packages, submitting review item discrepancies, and providing technical support for general support related to the reviews and certification of the SGSF.

I&O	n.	The Contractor shall provide a mass simulator in accordance with NASA memorandum OC-98-010, dated February 03, 1998 to support testing of SGSF.

I&O	o.	The Contractor shall develop unique move plans, containing information on the unique hardware, facilities interfaces, and location operations tasking, in accordance with DR OP 04 for each oversize element to be moved using the Super Guppy and SGSF.  For move plans involving Government owned locations the Contractor shall receive GFD operations tasking requirements for inclusion in the move plan.

I&O	p.	The Contractor shall support a Government conducted Super Guppy and SGSF pathfinder mission from Ellington Field, Houston, Texas to MSFC during the third quarter of calendar year 1998 by providing support to the Government for unloading and loading the Space Station equipment from the Super Guppy shipping fixture.

I&O	q.	The Contractor shall provide a transportation route survey between Boeing Huntington Beach Building 46C to Los Alamitos Airfield for equipment with a height of 25 feet, width of 18 feet, and length of 80 feet.

I&O	r.	The Contractor shall provide for obstruction removal or clearance for the transportation of equipment with a height of 25 feet, width of 18 feet, and length of 80 feet between Boeing Huntington Beach Building 46C to Los Alamitos Airfield.

DDT&E, I&O 1.16  YEAR 2000 COMPLIANCE

Spares, OPD

“Year 2000 compliant,” as used herein, means that the information technology (hardware, software and

firmware, including embedded systems or any other electro-mechanical or processor-based systems used in accordance with its associated documentation) accurately processes date and date-related data (including, but not limited to, calculating, comparing, and sequencing) from, into, and between the

twentieth and twenty-first centuries, and the years 1999 and 2000 and leap year calculations, to the extent that other information technology, used in combination with the information technology being acquired, properly exchanges date and date-related data with it.

Any information technology provided, operated and/or maintained under this contract must be Year 2000 compliant.  To ensure this result, the Contractor shall provide Year 2000  documentation describing how the IT items or services demonstrate Year 2000 compliance, consisting of standard product literature or test reports for commercial items, and test procedures and test reports for integrated systems.

Milestones for Renovation, Validation and Implementation:  Any IT determined to be non-Year 2000 compliant shall be replaced, retired, or repaired in accordance with the following schedule:

- “Renovation” includes making and documenting software and hardware changes, developing replacement systems, and decommissioning systems to be retired.  The Contractor must complete renovation of affected software, hardware and firmware by September 30, 1998.

- “Validation” includes unit, integration, system, and end-to-end testing for Year 2000 compliance. The Contractor must complete validation and testing of converted or replaced systems by January 31, 1999.

- “Implementation” includes acceptance testing and integration of converted and replaced systems into a production environment.  The Contractor must complete implementation by March 31, 1999.

At a minimum, the Contractor shall provide documentation, including project plans and status reports, which demonstrate that the Contractor is meeting the milestones listed above.

1.17	NODE 3

1.17.1  Node 3 Requirements Development

I&O	a)	The Contractor shall perform the following set of tasks to develop the documentation set to define the NASA provided GFE Node 3:

- Develop a Draft Node 3 Specification that is compliant with the Type B1 specification guidelines in SSP 41171 based on the architecture developed for Node 3 and deliver in accordance with DR VE07 by April 9, 1998.

- Develop a Draft Type C specification for the ARS rack and deliver by April 9, 1998.

- Develop draft PIRNs (part 1 only) to the following ICDs:   SSP 42007, SSP 42097, SSP 42003, SSP 42004, SSP 41143, SSP 41142, SSP 42137, and SSP 41140 in accordance with DR VE05 by April 9, 1998.

- Develop Draft ICDs (new) (part 1 only) for the following interfaces:  ARS Rack to Node 3 (Standard ICD/IDD), and the preliminary draft of the Node 3 to Hab, ICDs in accordance with DR VE05 by April 9, 1998.

- Document the architecture that is developed for Node 3 in draft versions of the architecture notebooks.

- Develop 3 Draft Software Requirements Specifications for the two new CSCIs that are compliant with the Node 3 PIDS requirements and update the PMCUA SRS and deliver to NASA by June 5, 1998.

- Support NASA in the development of Bilateral documentation (BIVP, BDEA, BHSEALS only).

- Develop updates to SSP 30459 and D684-10015-01 to reflect responsibilities for revised/new ICD’s.

I&O	b.  The contractor shall support the Reference Configuration Review (RCR).

- Support NASA in the resolution of RCR issues with the RCR

- Provide technical support to NASA by traveling to the Node 3 RCR.  This shall consist of the following areas of support as a minimum:  Requirements, ICDs, Thermal, C&T, ECLS, Structures, C&DH (Huntsville) EVR, Microgravity, EPS.

- Document and provide a listing of all open RCR issues after completion of the RCR against the Node 3 Specification and element to element Part I ICDs.  This is to be completed by 30 days after RCR.

1.17.2  Node 3 Hardware Procurement

OPD	1)	The contractor shall develop, manufacture, and verify the hardware required to support the Node 3 development by NASA and deliver the hardware as identified on the DIL in accordance with the contractor developed and controlled specifications for those items.  No support beyond what is defined in paragraph 1.17.1 is required.

I&O	2)	Store any Hardware DD250’d prior to 12/01/00 in accordance with the DIL in bonded storage facility.

OPD	3)	The Contractor shall procurement Emergency Egress Lighting Power supplies to support the outfitting of Node 3.

1.18  SPARES WAREHOUSE (SWH) CARGO INTEGRATION

DDT&E	a.	The Contractor shall develop, fabricate, and deliver a high fidelity NBL compatible mock-up of the Flight releasable Attachment Mechanism (FRAM).

DDT&E	b.	The Contractor shall continue the development of the FRAM Flight drawings to CDR level in accordance with DR PC05, except, for commercial off-the-shelf items, commercial data shall be provided as defined by SSP 41170, paragraph 3.3.1.2.5.

DDT&E	c.	The Contractor shall develop, fabricate, and deliver a FRAM engineering unit.

DDT&E	d.	The Contractor shall develop, fabricate, and deliver a high fidelity NBL compatible mock-up for the Trunnion Pin Attachment Mechanism.

DDT&E	e.	The Contractor shall develop, fabricate, and deliver a low fidelity mock-up for ORU thermal protective system based on SWH Review Item Dispositions (RID) generated during Preliminary Design Review meeting.

DDT&E	f.	The Contractor shall perform Modified EDO Pallet (MEP) longeron and keel trunnion configuration options study, document results and deliver to the Government.

DDT&E	g.	The Contractor shall perform MEP CAD model verification.

DDT&E	h.	The Contractor provide to the Government, the final technical report of EVR/SPDM related analyses for ISSP specifically identified as “critical spares”, via contract letter within 90 days after completion.

DDT&E	i.	The Contractor shall perform modifications to ITS Z1 to add a power outlet and to verify that the added power outlet can provide up to 1000 watts of secondary electrical power at a voltage of 115 to 126 volts.

1.19.1  Node 2 and 3 GSE Support

I&O	1.19.1.1  Node 2 and 3 GSE Transfer

The Contractor shall loan support equipment to NASA for use in Torino, Italy by Alenia Spazio as defined in J-24.

This equipment shall be transferred to the Government via DD1149.

I&O	1.19.1.2  Training for Node 2 and 3 GSE

The Contractor shall provide a one time training session to Alenia technicians, at the site the hardware is located prior to DD 1149, in the use of the noncomplex equipment as defined in J-24.

I&O	1.19.2  Node 2 and 3 GSE ICD/IDD Development

The Contractor shall develop, document, and maintain one ICD (not to exceed 30 pages) for Node 2 and 3 in accordance with SSP 30459 as a NASA controlled ICD.  Support development of one Interface Definition Document (not to exceed 80 pages).

The IDD shall document the interfaces for the following items:

MDM Flight Equivalent Unit

Lockheed Martin Video Test Set

Internal TCS Fluid I/F Test Kit

Sensor and Effector Simulator (connector definition only)

Passive Avionics Cooler (envelop only)

DDCU/RPCM Power Simulator (connector only)

Berthing Mechanism Interface Simulator (envelope only)

Hatch Restraint Fixture (pointer to MPLM ICD only)

Optical Attenuator (connector definition only)

Optical Power meter (connector definition only)

MRDL (Ethernet) Test set

Weetech Cable Tester (connector definition only)

Boeing Audio Test Set

Pressure Leak Test Kit (pointer to Hatch ICD only)

DC Power Source (20/40 KW) (pointer to MPLM ICD only)

DC Load – PLRPC (pointer to MPLM ICD only)

Breakout box/test adapter kit (connector definition only)

HRDL Test Set

Hatch Operations Kit (Envelope definition only)

1.20	Integrated Cargo Carrier

OPD	a.  The Contractor shall provide payload accommodation services for Flight 5A.1 transportation via Shuttle of the cargo items listed in Table I to orbit , and return in accordance with NSTS 21000-IDD-ISS, paragraphs 3.1.3.2.1.1, 3.1.2.1.2, 3.1.2.1.3, 3.3.1.1, 3.3.2, 3.3.5.4.1, 6.1.4, 10.7.3, 10.7.5.2.1, and 10.7.5.3.

OPD	b.  The equipment provided as part of the payload accommodation shall be EVA compatible for removal of cargo items from the shuttle in accordance with NTST-21000-IDD-ISS, paragraph 3.1.2.5.

Table I. Cargo Item

| Flight | Cargo Item Name |
| --- | --- |
| 5A.1 | Early Ammonia Servicer (EAS) |
| 5A.1 | Pump and Flow Control Subsystem (PFCS) |
| 5A.1 | Lab Cradle Assembly (LCA) |
| 5A.1 | Power and Data Grapple Fixture (PDGF) Rigid Umbilical (RU) |
| 5A.1 | External Stowage Platform Assembly |

OPD	c.  As part of payload accommodation services, the Contractor shall provide Flight Support Equipment (FSE) that protects the Cargo items in Table I from the Shuttle environments.

OPD	d.  As part of payload accommodation services, the Contractor shall provide Flight Support Equipment (FSE) that protects the PFCS Cargo Item from the on-orbit Space Station environments which are outside of the Cargo items’s acceptable storage and transportation envelope..

OPD	e.  The PFCS OSE, which stays on-orbit, shall meet all the allocated and derived requirements of SSP 41000.

OPD	f.  The PFCS OSE shall be EVA compatible in accordance with SSP 41000 for installation and removal from the on-orbit Space Station.

OPD	g.  The Contractor shall integrate the Cargo Items with the Cargo FSE and the combined Cargo Items and Cargo FSE with the ICC pallet and yoke equipment to make the Integrated Cargo Carrier (ICC).

OPD	h.  For Contractor provided equipment, the Contractor shall supply the support equipment required for flight hardware assembly, handling, and checkout.

OPD	i.  The Contractor shall provide Neutral Buoyancy Laboratory (NBL) mock-ups of the ICC and any Contractor-provided attach hardware, including contractor-provided payload Flight Support Equipment (FSE) for NBL testing.

OPD	j.  The Contractor shall perform an EVA Worksite Analysis of the Flight 5A.1 ICC and provide the ICC EVA worksite analysis report to the government in contractor format within 90 days after completing the analysis.

OPD	k.  The Contractor shall perform physical integration to the ICC and check-out of all manifested cargo items at a Contractor provided facility.

OPD	l.  The Contractor shall perform hazard analysis in accordance with DR SM02 and FMEA CIL in accordance with DR SM04 for the External Stowage Platform Assembly.  For all the FSE, a safety analysis shall be performed in accordance with DR SM02 and a FMEA CIL shall be provided in contractor format.

OPD	m.  The Contractor shall design, develop, manufacture, and deliver On-Orbit support Equipment (OSE) which consists of an External Stowage Platform Assembly that provides the following:

- Interface between the PFCS FSE to the USL trunnion pin.

- Transfer of power from Node 1 across the USL to the external stowage platform assembly.

- Installable by EVA.

- Meets the allocated and derived requirements of SSP 41000.

OPD	n.  The Contractor shall generate a development specification for the External Stowage Platform (ESP).  The specification will specify design and acceptance requirements as applicable to level 3 non-complex hardware in accordance with DR VE07.

OPD	o.  The Contractor shall prepare a control drawing for the PFCS FSE.  This drawing will specify design and acceptance requirements as applicable in accordance with DR PC05.

OPD	p.  The Contractor shall perform modifications necessary to the EAS to allow integration of the EAS with the EAS FSE and ICC.

1.20.1.1  EVA/EVR Training Support

I&O	The Contractor shall support the Government in crew training and training hardware provisioning for EVA and EVR activities.

      - Suit Performance Checkout Equipment Workmanship and Anomaly Resolution   Test

DDT&EThe Contractor shall develop, plan, and execute testing to determine the cause of Power Supply   Assembly anomalies in the Airlock.

The Contractor shall provide support in obtaining power and data collection, by developing test procedures, preparing test plans, safety analyses, and performing testing and fit checks, as follows:

- Install final configuration of SPCE battery charger parameters.

- Perform functional check of charge initiation and discharge capability.

- Perform fit check of crew lock stowage bags.

- Perform fit check of EMU umbilicals to umbilical panel.

- Inspect battery stowage assembly battery connectors.

- Update airlock “standard out” software load (REV1) to include PR 17100 patch, and provide verification of RS-485 serial data from the Battery Charger Assembly to MDM.

1.20.1.3 Crew Office Engineering and Operations Activities

I&O       The Contractor shall provide Engineering support to NASA/JSC, CB/Astronaut Office to perform Extra-Vehicular Activity (EVA) engineering, operations and integration activities.

    - Lab Cradle Assembly Thermal Cover

OPD     The Contractor shall provide a Lab Cradle Assembly (LCA) thermal cover in accordance with SSP 50492.

    - External Stowage Platform System Testing

OPD     The Contractor shall perform Universal Trunnion Attachment System/External Stowage Platform (UTAS/ESP) modal testing to validate the integrated ESPS math model.

1.21  NBL Test Support

OPD  The Contractor shall develop design drawings to fabricate low-fidelity mockups to support Attached Payload Keel Trunnion Envelope Testing and EVA and EVR crew training activities in the NBL.

1.22  Phase 3 Launch-to-Activation Analysis (LTA)

I&O    The Contractor shall perform LTA thermal analyses of the Contractor hardware and the Contractor Cargo Elements on ISS Flights 8A, 9A, 11A, 12A, 12A.1, 13A, and 15A.

  - Modification Kits

    - Modification Kit Documentation

DD&E    For modification kits, the Contractor shall provide modification package acceptance data packages in accordance with DR PC18, time compliance technical instructions in accordance with DR PC19, and modification kit unique engineering drawings and associated list in accordance with DR PC20.

.

  - MDM Obsolete Component Procurement

Spares  The Contractor shall procurement Flight and Flight Equivalent Unit MDM parts which have become obsolete.

  - IVA Fit Checks for Flights 5A and 7A

I&O	The Contractor shall provide support to the Government for conduct of IVA fit checks at KSC for flights 5A and 7A.

  - ICM

I&O	The Contractor shall perform the following tasks to support integration of the ICM to the ISS:

- Develop and perform the integrated ICM planning, implementation, reporting, and compliance per ICM Integration Plan.

- Support development of NASA MOD operations products.

- Provide support to the safety effort which includes Phase III Safety Review support and support to MSFC in validating NRL Safety Data.

- Provide engineering support for resolution of ICM interface and requirements issue.  Support shall include preparation of high level plans and schedules, and providing technical assistance as required.

- Support the development of ISS software functional, interface and data requirements.

- Preserve data products developed in support of ICM integration tasks upon NASA direction to conclude support to an ICM mission.

I&O	1.27	Operations Engineering Support

I&O	1.27.1	Software

I&O	The contractor shall develop, test, verify, and deliver software modifications and requirements to include software configuration management for documents and software code.  All post DD250 flight software modifications will be developed and delivered in accordance with SSP 41170, Configuration Management Requirements, as data per DR SE-02.  Also included is support for integration of simulations within the Mission Build Facility (MBF).

I&O	1.27.2	Command and Data Handling (CD&H)

I&O	The contractor shall maintain and operate MDM and MATE hardware and software required to support ISS flight software deve3lopment and operations engineering activities.

I&O	1.27.3	Flight Support

I&O	The contractor shall provide C&DH and software mission support including the configuration and operation of SDIL facility assets to enable flight following of mission activities.

I&O	1.27.4	Reserved

1.28 United States Propulsion System (USPS)

I&O	The Contractor shall perform the following talks to support USPS RFP development:

1.  Perform assessments and trade studies as required to determine impacts to other ISS         elements to determine ISS/USPS integration requirements.

2.  Procure SSMDMs, MATEs, and spares.

1.29 ORU Spares to Orbit

I&O	The Contractor shall provide analysis and technical support to the Government for managing ORU transportation to/from orbit and on-orbit storage.

1.30 Engineering Analysis of ISS Extravehicular Cables and Connectors

I&O	a.  The Contractor shall identify and provide listings of all copper Extravehicular (EV) cables and connectors.

I&O	b.  The Contractor shall analyze and document selected cables for criticality, vulnerability, RAM Direction Susceptibility, accessibility for trouble-shooting and maintenance, and identify cable/connector component spares and quantities.

1.31 ISS Cross Wire Jumper Cable for Flight 6A

OPD	The Contractor shall design, develop, fabricate and deliver for the USL two flight Cross Wire Jumper Cables for Flight 6A to interface with the LAS 5 Lab rack and the W3222 P1 cable.

1.32 Fluid Line Anchor Patch Torque Testing

I&O	The Contractor shall support additional tests (Human Thermal Vacuum, Thermal Vacuum, and Neutral Buoyancy) to evaluate the ability to achieve an effective seal with the Fluid Line Anchor Patch (FLAP) when used in conjunction with the Pistol Grip EVA Tool and its torque tolerance capabilities.

1.33 Design and Fabrication of Beta Gimbal Assembly Thermal Blankets

OPD	a.  The Contractor shall design and deliver EVA thermal blanket to minimize the cyclic thermal gradients across the Beta Gimbal Assembly (BGA) on-orbit.

OPD	b.  The Contractor shall design and deliver EVA-compatible BFA ORU Blanket Mod Kits for PVM P4, PVM S4 and PVM S6.

1.34 S0 Module to Truss Structure Strut Deployment Test

I&O	The contractor shall plan, prepare, implement, and conduct 1-G tests on the deployment of the S0 Module to Truss Structure (MTS) and Lab interface.  Independent tests shall be performed on the MTS Strut Tripod-Port Group and the Port and Starboard flight Bipod strut groups using the S0 STA.  The Contractor will use the residual assets from the EVA Human Thermal Vacuum MTS Tripod Deployment Test Stand to conduct the S0 STA MTS Tripod Strut test if supportive to test requirements.  The Contractor shall include necessary test aids and end effectors to simulate the USL interface with the MTS Struts.  The Contractor shall perform additional component quality/workmanship testing at KSC of the flight components, and quantitative demonstration of MTS Strut group maneuverability and Functionality during deployment.

1.35 Flight ULF-1 Assembly Critical Spares

OPD	a.  The Contractor shall integrate the Battery Charge Discharge Unit (BCDU), Utility Transfer Assembly (UTA), and Flex Hose Rotary Coupler (FHR), ORUs onto the Flight ULF-1 manifest.

OPD	b.  The Contractor shall perform the analysis required for integration of the ULF-1 assembly critical spares to the Airlock based External Stowage Platform to the on-orbit ISS.

OPD	c.  The Contractor shall provide the OSE and FSE required to integrate the ULF-1 assembly critical spares onto the Airlock based External Stowage Platform and the Platform to the on-orbit ISS.

OPD	d.  The Contractor shall provide mission products and data to support cargo analytical integration, ISS and Shuttle programs for Integration Planning, Operations reviews, Compatibility, and to assess Flight ULF-1 and 12A.1analytical results.  The Contractor provider shall also provide support to project development and design reviews, Neutral Buoyancy Laboratory test and evaluation, cargo processing at integrator facility, program meetings, program reviews, ISS and Shuttle reviews specifically for ESP2, and Flight ULF-1 real time mission operations.

OPD	e.  The Contractor shall provide to ESP2 cargo integrators the support to assess Flight ULF-1 analytical results.  The Contractor shall also provide support to cargo prcessing at integrator facility, program review, data inputs for mission products and data inputs in support of ESP2.

1.36 Flights 9A through 11A EVA Removable Multi-layer Insulation Covers

OPD	a.  The Contractor shall design, fabricate and install EVA removable Multi-Layer Insulation (MLI) covers on ISS segments in Flights 9A through 11A for ORUs on the Radiator Beam Valve Module (RBVM) and Assembly Contingency Radio Frequency Group (ACRFG).

OPD	b.  The Contractor shall perform follow-up analysis to support final definition of final EVA timeline and MOD activities including thermal analysis, EVA worksite and operations analysis for MLI blanket installation and removal.

1.37 Development of Wireless Video System Video Stanchion Support Assembly FSE

OPD	The Contractor shall design, develop, manufacture, and deliver to the Government, Flight Support Equipment (FSE) to launch the Wireless Video System (WVS) Video Stanchion Support Assembly (VSSA).

1.38  Functional Equivalent Unit Enhanced MDM Solid State Mass Memory Upgrade

OPD    The Contractor shall upgrade 25 Functional Equivalent Unit (FEU) Enhanced MDMs that are used for ground testing, with solid state Mass Memory Units (MMU) in place of the existing rotational drive Mass Storage Device (MSD) units and provide an additional 12 solid state memory cards.

1.39 Pump Package Assembly Acoustic Drawings for Improvement Kit

OPD	The Contractor shall design, and deliver drawings for two Pump Package Assembly Acoustic Improvement Kits to the Government for USL (on-orbit) installation.

2.0	Sustaining Engineering

I&O		The contractor shall manage and integrate the contractor and subcontractor sustaining engineering efforts.  Interface and integration support with the Space Shuttle Program, International Partners and Participants, and other NASA organizations will also be provided.  The contractor shall provide design engineering expertise for contractor designed hardware/software system integration expertise for the ISS vehicle and the ARIS.

2.1	Design Engineering Expertise

I&O	a)	The contractor shall provide design engineering expertise for contractor hardware and software installed on the orbiting vehicle, or in ground facilities, including support equipment maintained by the contractor.  The contractor shall provide support to all sites and organizations (including the International Partners and Participants), that have contractor designed hardware/software.

I&O	b)	The contractor shall provide design engineering expertise for the following specific non-common MPLM hardware:

Part Number B40481, Depressurization Assembly

Part Number B40482-3, IMV Shut-Off Valve

Part Number B40483-1, Negative Pressure Relief Valve

Part Number B40484-1, Positive Pressure Relief Valve

Part Number SV819591-2 Cabin Fan Assembly

Part Number SV822093-1, Total Pressure Sensor

Part Number C11949-1, Sampling Line Shut-Off Valve

I&O	c)	The contractor shall provide design engineering expertise to logistics for ORU repair and maintenance, ORU repair transition from OEM to depots or new facilities, and on-orbit maintenance planning and procedural development.

2.1.1 – Flight Operations Support

I&O	a)	The contractor shall provide technical leadership in the Mission Evaluation Room (MER),  monitoring of real-time operations, anomaly identification and resolution, analysis and trending of on-orbit vehicle performance, response to chits and other program actions, and on-call support for mission operations outside of standard business hours.

I&O	b)	The contractor shall provide MER personnel readiness by providing training on standard MER procedures and processes (including tools such as DVIS, MEWS, RATS, RTPLOT and the IFI Database), reviewing console readiness, and improving processes where possible.

I&O	c)	The contractor shall provide and maintain flight-by-flight SE planning for each mission in accordance with DR MS01, Flight Specific Mission Support Data.

I&O	d)	The contractor shall review and provide comments to operations procedures, documents, and data files.

2.1.2 – Anomaly Resolution

I&O	The contractor shall investigate failures and anomalies and perform hardware/software and ISS system anomaly resolution.  Anomaly resolution entails identifying anomalies, solving them, and documenting the results.

2.1.3 – Analytical Tools/Models

I&O	The contractor shall provide and maintain analytical tools/models. The contractor shall maintain these models, generate updates based upon added stage hardware and software correlation with measured performance and trend analyses of the ISS, and ISS hardware and software modifications.

2.2 – Engineering Analysis

I&O	a)	The contractor shall provide analysis and integration of the ISS System. The ISS system includes United States On-Orbit Segment (USOS), IPs, GFE, ISS ground systems, and the ISS external interfaces, which includes the ISS/National Space Transportation System (NSTS) and the ISS/payloads interfaces but does not penetrate beyond the interface into the Space Shuttle or payloads.

I&O	b)	The contractor shall provide analysis of ISS System Performance and document as described in DR VE23, ISS System and Vehicle Subsystems Analyses and Analytical Models.  The contractor shall include recommended changes to flight operations command and control, procedure updates, planning updates, planning inputs, vehicle design, and/or system hardware or software modifications.  The contractor shall compare expected performance data with on-orbit performance data to analyze system performance and identify anomalies.  Expected performance data shall be derived from system development analyses and test results, increment analysis results and when available, from previous on-orbit system performance data.

2.2.1 – Final Acceptance Review Support

I&O	The Contractor shall provide support during the verification and sell-off of the International Partner (IP) Participant hardware via VCN/Quality Reviews for the Node 2, Cupola and Columbus.

2.3 – Drawings, Documentation, and Databases

I&O	The contractor shall maintain the program engineering documentation, databases, and VMDB data to support the vehicle. The contractor shall develop and maintain 3D CAD Models.

2.4 – Facilities and Support Equipment

I&O	The contractor shall maintain contractor and subcontractor facilities and equipment required for Sustaining Engineering, including the maintenance of laboratories, NBL test hardware, and test beds in a standby mode.

2.5 – ISS/Shuttle Integration/De-integration

I&O	The contractor shall support the Kennedy Space Center integration/de-integration activities for performing modification kit installation, element closeout, pad and launch operations, hardware assembly and test, and coordination/issue resolution.  This includes performing hands on work for those critical/unique tasks that require specific contractor expertise and/or knowledge.

2.6 – Hardware History Retrieval System (HHRS)

I&O	The contractor shall provide management and implementation of a HHRS to provide a repository of data required by ISS to support anomaly resolution. The contractor shall provide scanning, indexing, and data loading of applicable International Space Station flight hardware/software build paper.  HHRS applicable data is comprised of build data (such as fabrication, assembly, repair, and rework orders), test and analysis data, acceptance data packages, shipping documents, receiving and inspection reports, and non-conformances (such as waivers, deviations,

discrepancy reports, and corrective actions) for Boeing, Boeing supplier hardware, and GFE flight hardware and software. The contractor shall scan/index data provided by NASA for IP and GFE hardware.  The contractor shall provide maintenance for the government furnished HHRS equipment.

2.7 – Critical Skill/Design Knowledge Capture

I&O	The contractor shall implement a critical skill retention and design knowledge capture system.   Design Knowledge information shall be documented on a website accessible by NASA.

2.8 – On-orbit Configuration

I&O	The contractor shall maintain the on-orbit configuration of the vehicle for Prime delivered hardware and software.

2.9 – Special Studies, Tests and Analysis

I&O	The contractor shall perform studies, tests and analysis as necessitate by ground and on-orbit operations, issues, anomalies and planning requirements

2.10 – Asset Disposition

I&O	The contractor shall determine the assets required to support the sustaining engineering phase of the ISS Program.

3.0	Post Production Support

I&O	The Post Production Support (PPS) effort provides logistics support for all Contractor provided core ISS hardware and includes the maintenance and repair of failed hardware and replenishment/procurement of spares and repair parts.  The contractor shall manage and integrate the contractor and subcontractor PPS efforts.  This includes providing support to all sites and organizations that may have Contractor designed hardware/software.  Interface support and integration with the Space Shuttle Program, International Partners and Participants, and other NASA organizations will also be provided.

The contractor shall provide implement and sustain a post production support system for on-orbit ground logistics operations and services in support of Contractor provided hardware and NASA specified Government provided hardware and non-Government supplied support equipment turned over to and maintained by the contractor.  The Contractor shall maintain the Post Production Support Plan (LOG01).

3.1	Requirements

I&O	3.1.1	Logistics Engineering (LE)

- The contractor shall define ISS Supportability Requirements, Performance Assessment Requirements, and ISS Maintenance, Spares and Support Equipment requirements.  The contractor shall provide obsolescence planning and analysis, update Logistics Support Analysis Records (LSARs), and generate Indentured Parts Lists (IPLs) in LSARs for program hardware. The contractor shall provide MER operational support, problem resolution support and program integration.  The contractor shall develop procedures and associated source data for off nominal, on-orbit system repairs and repair strategies for program hardware.  The contractor shall provide expertise for depot retention/ transition decisions, System Problem Resolution Teams (SPRTs), and preparation of Maintenance Action Requests (MARs) and Time Compliance Technical Instructions (TCTIs).

b)	The contractor shall provide assessment of ground ORU supportability in accordance with DR LS03, ISS ORU Ground Supportability Assessment Report.  The contractor shall provide assessment of major events that effect real-time space station supportability in accordance with DR LS04, ISS On-Orbit Logistics Supportability Assessment Flight Addendum Report.  The contractor shall provide assessment of resources and requirements for the maintenance of the International Space Station to determine if it can be logistically supported as designed, in accordance with DR LS05, ISS On-Orbit Logistics Supportability Assessment Report.

I&O	3.1.2	Material Management (MM)

a)	The contractor shall provide program visibility into hardware availability, hardware location, loans, transfers, and sparing requirements.   The contractor shall also manage on-orbit hardware tracking. The contractor shall support property management including management of the ISS program assets in accordance with the Federal Acquisition Regulations and program requirements and assist with periodic inventory audits.  Covered items are:

OSE (including GFE items)

FSE  (including GFE items)

ORUs (including GFE items)

SRUs (including GFE SRUs)

b)	The contractor shall provide technical expertise for reviews and audits of hardware packaging requirements.  The contractor shall provide technical expertise for the movement of oversize Structural Test Articles (STAs).

c)	The contractor shall provide technical expertise to the Hardware Utilization Board (HUB) meetings.  The contractor shall (a) dispositon residual assets and manage the overall residual asset process, (b) input data into the residual assets database, (c) evaluate Inventory Schedule B, SF Form 1429, (d) evaluate deliverables required by the Subcontractor Data Requirements List (SDRL), and (e) process asset retention requests.

I&O	3.1.3	Depot Maintenance and Repair (DM&R)

a)	The contractor shall perform long term maintenance and repair depot evaluation and selection, transition ORU support from Original Equipment Manufacturer (OEM) to the depot, provide for continued maintenance and repair support at the OEMs, coordinate equipment and data capture activities, and provide ORU repair/modification administration.

- The contractor shall place subcontracts with the OEMs and depots and manage the overall transition process as the ORU repair responsibility is moved from the OEM to the selected depot.

c)	The contractor shall provide maintenance and repair of failed hardware and replenishment/procurement of spares and repair parts for hardware. The contractor shall implement a repair and modification function for problem resolution, and coordination of approach and the repair or modification of ORUs.  The contractor shall implement these activities to support rapid transition of repair capability and actual repairs of ORUs at subcontractors and depots.

I&O	3.2	Planning and Reporting

a)	The contractor shall analyze requirements, plan, implement, sustain operations, and maintain the Logistics Information Systems (LIS).  The contractor shall perform the implementation services required to integrate non-prime hardware into the GOLD, Eagle, Citrix and TACTRAC systems.  The contractor shall provide systems administration and maintenance for users of the GOLD, Eagle, Citrix and TACTRAC systems.

b)	The contractor shall provide access to technical data, including repair procurements and post-repair data, inventory status, repair cycle reports, and maintenance plans and manuals referenced in the Integrated Logistics Support Plan (DRD OP04)

I&O	4.0	Multi-Element Integrated Testing (MEIT) Support

The contractor shall provide technical expertise for element integrated testing, including software releases, test requirement definition, and procedures development, review, and validation, test dry runs, test execution, support test equipment, and problem/anomaly resolution.

Space Station Engineering Support

Level of Effort

Statement of Work

INTRODUCTION

This Statement of Work (SOW) defines the work to be accomplished in support of Exhibit D Functions.  The Exhibit D Functions are:  Sustaining Engineering, Multi-Element Integrated Testing, Post-Production Support, and Other Engineering Support.  The contractor shall provide Level of Effort (LOE) support in accordance with this statement of work.  The LOE hours are addressed in Section B, Clause B.15.

GENERAL SCOPE

The tasks described below are examples of LOE activities to be performed under this SOW and are not all inclusive. The contractor shall perform program and business management tasks necessary to support this SOW.  Contractor personnel may be made available to support new/additional Program requirements.  Any work provided under this SOW Exhibit will be authorized through the issuance of task orders in accordance with the task order procedures set forth in Section G, Clause G.16, Task Ordering Procedure.

Effective October 1, 2000, the following tasks are transferred to Exhibit A, Integration and Operations:

- Business Management

- Technical Definition

- Launch Package/Stage Management

- Software (including MEIT)

- Avionics Support to Software

- Configuration Management Support of Software

- Safety and Mission Assurance Support to Software

SECTION I - SUSTAINING ENGINEERING

1.0  GENERAL SCOPE

This Statement of Work (SOW) section defines the tasks and data requirement deliveries that are to be performed by the contractor in support of Sustaining Engineering (SE).  Sustaining Engineering is applicable to contractor hardware and software installed, or destined for installation, on the orbiting vehicle, or in ground facilities, including support equipment maintained by the contractor.  The contractor’s support shall include the performance, management, and integration of the contractor’s and subcontractor’s efforts.  Interface support with the Space Shuttle Program, International Partners and Participants, and other NASA organizations will also be provided.

In addition, the contractor shall provide support to all sites and organizations (including the International Partners and Participants) that may have contractor designed hardware/software.

2.0  DEFINITION

Sustaining Engineering (SE) is defined as the design engineering support provided after the development of hardware/software items is completed and these items have been provisionally accepted.  SE includes the pre-delivery planning and preparation work required to ensure efficient implementation and includes such tasks as test bed/facility requirements identification, maintaining facility readiness, critical skill retention, process definition, mission support training, model and tool development, etc.  Maintenance and modification of provisionally accepted software products is also included.

3.0  TASKS

- The contractor shall provide planning, preparation, and design engineering expertise to the ISS program prior to delivery for contractor-developed hardware/software as follows:

- Develop and maintain the Sustaining Engineering Plan (DR SE-01).

- Provide and maintain flight-by-flight SE planning for each mission.

- Conduct NASA-approved trade studies.

- Conduct NASA-approved contingency analysis and develop documentation.

- Provide analytical tools/models.

- Support Mission-specific training.

- The contractor shall develop and provide hardware/software requirements definition and appropriate design engineering in support of NASA requested hardware/software modifications.

- The contractor shall provide analysis and integration of ISS System as identified below.  The ISS system includes United States On-Orbit Segment (USOS), IPs, GFE, ISS ground systems, and the ISS external interfaces, which includes the ISS/National Space Transportation System (NSTS) and the ISS/payloads interfaces but does not penetrate beyond the interface into the Space Shuttle or payloads.

- Provide analysis of ISS System Performance.

- Investigate ISS System failures and anomalies.

- Assess enhancements or modifications (hardware/software).

- Support the Mission Evaluation Room (MER) and provide mission support.

- Review MOD procedures/documents/data files.

- Perform hardware/software anomaly resolution and provide maintenance action

recommendations.

- The contractor shall support Kennedy Space Center integration/de-integration activities.  This includes performing hands on work, when requested by NASA, for those critical/unique tasks that require specific contractor expertise and/or knowledge.

- The contractor shall maintain a Safety and Mission Assurance program.

- The contractor shall develop, test, verify, and deliver software modifications and requirements to include software configuration management for documents and software code.

- All post DD250 flight software modifications will be developed and delivered as deliverable data in the following manner:

- Post-DD250 software modifications requiring complete recompiles and application

software releases be delivered, in accordance with SSP 41170, Configuration Management Requirements, as data per DR SE-02; and

- Software modifications which may be accomplished as a patch will be delivered, in

accordance with SSP 41170, as data per DR SE-02.  Initial development of SE software releases and associated simulations may start prior to DD250 of the DDT&E baselined product (NCS, CCS, etc.) with NASA approval.  Also included is support for integration of simulations within the Mission Build Facility (MBF) as approved by NASA.

- The contractor shall provide Program Management for all tasks as follows:

- Support Program/NASA Reviews/Boards/Panels, including readiness statements.

- Maintain essential facilities and support equipment.

- Maintain critical skills and design knowledge capture.

- The contractor shall provide support for Configuration and Data Management.  This includes implementation of a Hardware History Retrieval system (HHRS) to provide a repository of data required by Sustaining Engineering to support anomaly resolution and includes scanning and indexing of Boeing, GFE, IP, and supplier data.

- The contractor shall provide design engineering support to Logistics and Maintenance activities as follows:

- Provide support to ORU repair and maintenance.

- Provide support for ORU repair transition from OEM to the depots or new repair

Vendors facilities.

- Provide support for on-orbit maintenance planning and procedural development.

4.0   DATA REQUIREMENTS (DR’s)

The following DR’s are applicable to this section of the Exhibit D SOW and are located in attachment J-4, Data Requirements:

- SE01, Sustaining Engineering Implementation Plan

- SE02, Software Application/Patches/Pre-Positioned Loads Data Package

- PC09, Monthly Actuals and Forecast Report

- PC10, Exhibit D Detailed Cost Reporting

- PC11, Equivalent Persons Reporting

SECTION II - MULTI-ELEMENT INTEGRATED TESTING

I.0  GENERAL SCOPE

The contractor shall provide support to NASA at field and plant locations to accomplish the support of the Multi-Element Integrated Testing (MEIT) effort.

2.0  DESCRIPTION

Multi-Element Integrated Testing (MEIT) provides element to element and Orbiter to cargo element testing.  MEIT of the flight elements will occur prior to launch in order to mitigate on-orbit risk and prove flight interface capabilities.

3.0  TASKS

- The contractor shall participate as a member of the Integrated Test Requirements Group (ITRG) and the MEIT Mission Processing Team (MMPT).

- The contractor shall support general MEIT test planning and the implementation/execution phases of MEIT including regression testing.

- The contractor shall provide ISS contractor related hardware, software and systems engineering expertise as follows:

- Review NASA developed requirements and test procedures;

- Assess NASA established test configurations;

- Provide engineering insight to the test conduct and execution for MEIT;

- Provide contractor Mission Operations Payload Manager, Integration Engineer and

Operations Lead during powered-up testing; and

- Assist NASA in the dry run of NASA generated Operations and Maintenance

Instructions (OMI) procedures.

- The contractor shall develop, supply, operate and maintain a selected subset of non-deliverable Test Support Equipment per the task order deliverable items sheets (DIS).

- Provide USOS related Safety and Mission Assurance (S&MA) expertise as follows:

- Provide safety assessments of contractor provided support equipment; and

- Support NASA KSC safety in Integrated O&SHA analysis.

- The contractor shall perform Z1/P6 primary power testing.

- The contractor shall perform MT/S0 interface testing requiring MT translation.

- The contractor shall support troubleshooting, including analysis, resolution, reverification, and closure of Problem Reports (PRs) identified during MEIT.

- The contractor shall make available the Integrated Software Integration Laboratory (ISIL) for purposes of dry running OMI procedures.

- The contractor shall support the inclusion of payloads utilized during MEIT.

- The contractor shall maintain configuration control of contractor provided hardware/software during MEIT.

4.0   DATA REQUIREMENTS (DR’s)

The following DR’s are applicable to this section of the Exhibit D SOW and are located in attachment J-4, Data Requirements:

- PC09, Monthly Actuals and Forecast Report

- PC10, Exhibit D Detailed Cost Reporting

- PC11, Equivalent Persons Reporting

SECTION III - LOGISTICS AND MAINTENANCE (L&M) POST PRODUCTION SUPPORT

I.0   GENERAL SCOPE

This Statement of Work (SOW) section defines the tasks and data requirement deliveries that are to be performed by the contractor for Post-Production Support (PPS).  The contractor shall provide all L&M PPS resources/

management necessary to support PPS tasks and functions.  This support includes planning prior to DD250, planning for and implementation of L&M PPS for on-orbit and ground logistics operations and services in support of contractor flight hardware. This includes providing support to all sites and organizations that may have contractor designed hardware/software.  The L&M PPS effort includes performance, management, integration and functions associated with an operational logistics program for ISS contractor developed/delivered hardware and for other hardware when authorized by NASA.  In addition, integration and interface support with the Space Shuttle Program, International Partners and Participants and other NASA Organizations/contractors will be required. The L&M PPS functions described herein are applicable to contractor developed/delivered hardware, any non-Government supplied support equipment turned over to and maintained by the contractor, and for other hardware when authorized by NASA.

2.0   DEFINITION

The PPS effort provides logistics support for all contractor provided core ISS hardware.  It includes the maintenance and repair of failed hardware and replenishment/procurement of spares and repair parts for all hardware.

3.0   TASKS

- Update and implement the Post-Production Support Plan.

- Integrate L&M PPS plans, policies, procedures, memorandums of understanding and agreements and other applicable documentation between the Prime contractor and its development sites.

- Maintain ISS hardware turned over to the contractor in a flight readiness condition.

- Provide access to contractor data, including repair procurements and post-repair data, inventory status, repair cycle reports, and maintenance plans and manuals.

- Provide support to the ISS Hardware History Retrieval System (HHRS).

- Provide support for Logistics Source Data Documentation (SD&D) updates for modifications and minor operational requirements.

- Provide data to support Sustaining Engineering Analysis of failure ISS Flight hardware, which may include Logistics Engineering Analysis data.

- Provide support to on-orbit maintenance activities as outlined in the PPS Support Plan.

- Manage and improve upon current ISS obsolescence management program initiatives.

- Consolidate and manage the ISS inventory management systems for input of critical on-orbit and ground inventory data and maintenance data collection.

- Maintain critical skills/facilities/support equipment for repair.

- Support necessary Mission Operations Directorate (MOD) reviews and ISS Program panels/boards/reviews.

- Provide Management and Integration (M&I), Logistics Engineering (L&E), Material Management (MM) and Depot Maintenance & Repair (DM&R).

- Perform planning and begin integration of non-prime hardware logistics support into the existing support for prime contractor hardware.

4.0   DATA REQUIREMENTS (DR’s)

The following DR’s are applicable to this section of the Exhibit D SOW and are located in attachment J-4, Data Requirements:

- LOG01, Post-Production Support Plan

- PC09, Monthly Actuals and Forecast Report

- PC10, Exhibit D Detailed Cost Reporting

- PC11, Equivalent Persons Reporting

## SECTION IV – TECHNICAL DEFINITION OF CONTRACT CHANGES

1.0	GENERAL SCOPE

This section provides for technical definition effort after April 1, 1999.

2.0  DEFINITION

- Technical definition of contract changes is the activity that entails contractor performance of pre-proposal activities associated with change processing and development of the Space Station Change Memorandums (SSCMs), Contract Task Orders (CTOs), Provisioning Item Orders (PIOs), and Program Provisioning documentation.

- Technical definition is complete as soon as one of the following occurs.

- The contracting officer authorizes implementation through issuance of a contract change order (CCO) or by a contracting officers (CO) letter.  Any further effort is provided during proposal preparation; or

- The completed Exhibit D CTO is authorized; or

- The completed SSCM or the Exhibit D Contract Task Order (CTO), PIOs or the Program Provision documentation is canceled/disapproved.

3.0	TASKS

- Achievement of a technical solution to any program issue that is expected to result in a change to the contract action, based on an assessment performed (including initial ROM) by an appropriate change screening forum;

- Drafting of the language to revise specifications and other technical documents that will be affected by implementing the technical solution (“from-to” language);

- Accomplishing pre-proposal fact-finding activities with NASA, including review of labor/material estimates,

- Performing trade studies necessary for down selection to a final solution or for determination of whether a change is necessary;

- Preparation of the change package, which includes, as required, the following:

- Development of the Change Request (CR) and Program release of a SSCM

documents that specify the exact nature of the change and serve as the “governing requirements documents;”

- Development of the draft “from-to” language that revises affected documents;

- Development of proposal and change implementation schedules;

- Definition of work content at WBS level 2 (or lower);

- Exhibit D CTO package preparation, coordination, and submittal to NASA;

- Program Provision documentation, coordination, and submittal to NASA

- PIO review, coordination, and preparation of rough order of magnitude (ROM) estimate or NTE (if $1M or greater); and

- Preparation of rough order of magnitude (ROM) estimate, basis of estimate (BOE),

or not to exceed fee (if $1M or greater).

4.0  DATA REQUIREMENTS  (DR’s)

The following DR’s are applicable to this section of the Exhibit D SOW and are located in attachment J-4, Data Requirements:

- PC09, Monthly Actuals and Forecast Report

- PC-10, Exhibit D Detailed Cost Reporting

- PC-11, Equivalent Persons Reporting

###### SECTION V – OTHER ENGINEERING SUPPORT

1.0 GENERAL SCOPE

This Statement of Work (SOW) section is for the accomplishment of level of effort activities for other engineering support as will be described in CTO and in program approved Directives.

2.0  DEFINITION

The effort provides level of effort management, technical and administrative support to NASA for the management and performance of activities necessary to develop, certify, launch, assemble, operate, and maintain the ISS incidental to hardware and software deliveries.

3.0  TASKS

Tasks will be defined in the Contract Task Orders.

4.0  DATA REQUIREMENTS (DR’s)

- PC09, Monthly Actuals and Forecast Report

- PC10, Exhibit D Detailed Cost Reporting

- PC11, Equivalent Persons Reporting