PACI DATA QUEST Expedition

Quarterly report (April 1,2003 – July 1, 2003)

### Expedition Leads:

Ian Foster, ANL foster@mcs.anl.gov

Robert Brunner, NCSA rb@ncsa.uiuc.edu

### Coordinator

Veronika Nefedova, ANL nefedova@mcs.anl.gov

### Site/Subproject leads

Tom DeFanti, UIC

Miron Livny, U.Wisconsin-Madison

Ray Plante, NCSA

Natalia Maltsev, ANL

Nagiza Samatova, ORNL

### Partners

Bob Wilhelmson, MEAD

Dennis Gannon, Portals

Rob Gardner, U. Chicago

Paul Avery, U. Florida

Rick Cavanaugh, U. Florida

Mike Wilde, ANL

Jens Voeckler, U. Chicago

OVERVIEW

Radio astronomy (Ray Plante, NCSA)

The target community here is the users of the VLA/EVLA and BIMA/CARMA radio telescopes. The BIMA Image Pipeline, now being deployed at NCSA, automatically calibrates and images radio interferometer data as it arrives from the BIMA telescope in northern California. The initial version was implemented to access data from the BIMA Data Archive at NCSA and distribute the computing between a single serial platform and the NCSA SGI Origin system. As part of this expedition, we plan to generalize the pipeline to use general Grid services to manage data and access compute resources. By incorporating these generic services, we can use the Grid with other data resources and pipelines. In particular, we plan to establish an instance of the NRAO End-to-end system at NCSA for processing VLA data. The distribution of data and computing between NCSA and NRAO will make a good testbed for extension to the TeraGrid. We can make real practical use of the distributed resources and users when the BIMA Array combines with the Caltech OVRO Array to create the CARMA telescope in 2005.

Bioinformatics (Natalia Maltsev, ANL; Nagiza Samatova, ORNL)

The first and most crucial step in genome analysis is the accurate assignment of function to the genes. This requires the capability to perform high throughput genetic sequence analysis based on comparative analysis of multiple genomes, and is essential for the development of applications in functional genomics and systems biology. However, such factors as exponential growth of the information in the public sequence databases, and the development of sophisticated and computationally intensive tools and algorithms for analysis of genomes dictate an urgent need for the development of the new approaches for high-throughput computations to support the bioinformatics effort.

In support of this work we propose to apply existing virtual data techniques to the labor-intensive process of gathering genomic data from multiple sources, reformatting that data, and transforming it for insertion into the ANL sequence database, and newly developed virtual data techniques that extend virtual data tracking into the realm of relation data provenance, to enable the recording and tracking of significant portions of the processes of comparative analysis of genomes and metabolic reconstructions from sequence data.

Algorithms Development. We will develop the following tools and algorithms that would allow increasing precision and reliability of high-throughput analysis of the genomes:

- Tools and computational infrastructure for adapting advanced TeraGrid based technologies for the needs of high-throughput genome analysis

- Clustering algorithms for partitioning protein space into protein functional families

- Algorithms for automated assignment of functions to the

Developed algorithms will enhance analysis of the genomes in a framework of the public genome analysis server and will be available for the use by the wide scientific community.

Virtual astronomy (Robert Brunner, NCSA)

The aim of this work is to utilize Grid-based data management for various astrophysical data archives. This effort would first work to integrate several public astronomical datasets, including SDSS (EDR only), DPOSS, 2MASS, NVSSS, FIRST, and ROSAT within the NCSA domain.  Once the catalog datasets have been integrated into the Grid, we will develop and deploy several archive services, including complex spatial queries and data federation functionality. Different commercial and open source data-mining toolkits will be tested on the federated datasets. We will also integrate image datasets within the NCSA domain, requiring several tens of Terabyte of near- and on-line storage. Finally, we will work to extend this work to the currently planned QUEST2 survey, which, once operational, will generate a Terabyte of new data every few months. QUEST2 requires high-speed data transfer from SDSC (where the data arrives from the mountain) and complex, on-demand processing for rapid variable identification. Data management, transport, and access are critical to the Virtual Astronomy effort, which is developing and applying data mining technologies over the infrastructure being developed by the NSF funded NVO project. The major tasks being tackled by virtual astronomy can be categorized into three areas: data transport, data management, and data mining. In addition to our contributions to the PDQ Expedition presence at the upcoming Alliance All Hands Meeting, three posters will be displayed that detail how Virtual Astronomy group is beginning to deal with large astronomical datasets.

Mesoscale weather (Bob Wilhelmson, NCSA)

We will work with the MEAD expedition to apply PDQ technologies to MEAD problems. In a first stage, we will apply basic data movement and replica management technologies. In a second, we will apply the Chimera virtual data system. Details can be found in the MEAD expedition proposal.

Integration of Optical Networks with Data Grid Tools (Tom DeFanti, UIC)

UIC will support the execution of Alliance data-intensive applications over high-speed optical networks, including I-WIRE (within Illinois) and through StarLight (for international connections). Work to be done will include: enhancements to, and integration with Data Grid tools, of UIC Quality of Service (QoS) Adaptive Networking Toolkit (“Quanta”), which enables application developers to utilize the extremely high-bandwidth afforded by optical networks via support for Generalized Multi Protocol Label/Lambda Switching and Optical Border Gateway Protocol; support for application projects running over optical networks, via direct partnerships with application groups. Work with Reliable Blast UDP.

UIC will also support the deployment of storage capabilities that support overlay network services for bulk data transfer at StarLight. These capabilities will be based on Network Storage (NeST) appliances and store-and-forward middleware developed by the Condor Project at the University of Wisconsin-Madison.

Milestones, Deliverables and Status

Here is the short (table) version of the report: http://www-fp.mcs.anl.gov/pdq/schedule.htm. The long version is below.

Accomplishments

- The group has produced a number of internal documents that specify the basic requirements for data movement and replication.

- The development of new requested Data Grid capabilities has been finished at ANL: Virtual Data Toolkit, Reliable File Transfer, some GridFTP features.

- The important Bioninformatics computations were performed using new tools with an average speedup of x20.

- Starlight clusters are ready and enabled on the network. Preliminary testing of Quanta's RBUDP (Reliable Blast UDP)

Bioinformatics (ANL, ORNL)

- Further development of GADU (Genome Analysis and Database Update pipeline) (A.Rodrigez, D. Sulakhe)

  - Using GADU technology we have performed Blast analysis of sequence data from 450 publicly available genomes with more than 20 times improvement in speed of data analysis in comparison to previously used technologies and resources

  - Installed Chimera and ran examples on ANL systems Jazz and Data Grid Cluster

- Tools development

  - SVMMER – Continued working on a Support Vector Machines algorithm-based tool for automated functional classification of protein sequences. Primarily focused on the extraction of “key” amino acid positions contributing to functional specificity of proteins. A paper is in preparation.

  - We have developed a novel algorithm, called KeyGeneMiner, for identification and functional characterization of “key” genes responsible for a particular biochemical process of interest.  One paper has been accepted for the IEEE Bioinformatics Conference. The other paper was submitted to the Bioinformatics journal.

  - PhyloBlocks. We have developed an analytical pipeline for analysis of evolution of protein families and prediction of functions to the genes. The following publicly available tools have been integrated into the PhyloBlocks framework in order to increase sensitivity of the sequence analysis: Blast, ANL Knowledge Base, Blocks, LAMA,  ClustalW, HMMER, TreeView. We have developed a flexible user interface that allows interactive analysis of the protein families by an expert and a number of tools for visualization to assist such analyses.

  - Had a successful demonstration of a uniform pipeline of protein sequence analysis tools (PhyloBlocks, BloBlah, SVMMER and PAT) at the NCSA All Hands Meeting, at Utah, April 30 – May 2, 2003.

Radio Astronomy

  - A demonstration of the BIMA Image Pipeline, featuring data transfer between the BIMA Data archive, the serial computing platform, and NCSA's platinum Linux Cluster, was prepared for the Alliance All-Hands meeting.

  - Incremental improvements were made on the NVO Grid demonstration for display at the Alliance All-Hands meeting and in preparation for SC03.  The Chimera and Pegasus systems for managing virtual data are a central component of this demonstration.  A description of the demonstration was accepted as an SC03 technical paper.

  - The reorganization of software development at NRAO (and their subsequent departure as a funded NCSA Alliance member) has delayed some of our planned joint work.  However, we plan to continue working on the VLA data mirror in this next quarter.

Virtual Astronomy

  - This quarter was primarily spent preparing for AHM and hiring a new database programmer and two REU students. The two undergraduate REU students are working on applying data mining tools to SDSS data, which was archived at NCSA as part of the PDQ expedition. This work may also lead to additional tests of DAGMan, Stork, and Condor in collaboration with the University of Wisconsin group.

  - The database programmer will assist in PDQ activities, including improving the Astronomy data archives, and in developing a database for the QUEST2 project, which is now taking data. Chimera is being evaluated for database processing tasks, and additional data sets are being targeted for archiving at NCSA.

  - Had a successful demonstration of Reliable File Transfer technology with archived astronomy data.

MEAD

  - ESG documents studied

  - Decision not to use Chimera

  - Further testing of GridFTP.

  - Data Transport meeting: identified modifications necessary for Java gridFTP client to properly work with mass store

  - Regular consultations with ESG on Metadata Services.

  - Formation of a team to begin populating and testing MCS in the MEAD workflow context

Condor

  - We have designed and setup 4 different data-pipeline configurations to transfer data between SRB @ SDSC and UniTree @NCSA. Stork and Condor scheduling systems are used in the data-pipeline to perform the transfers, and DAGMan manages the whole process.

  - Around 10TB data is transferred so far using these pipelines.

  - We have deployed DiskRouter Tool at Starlight, and incorporated it into SRB-UniTree data-pipeline for faster transfers.

  - We have developed several end-to-end network statistics tools. These tools create a dynamic visualization of what is happening in the data-pipeline. It is very useful to easily identify problems.

  - Dynamic protocol selection feature is added to Stork. Now Stork can use alternative protocols in case of failures. The user can give a set of alternative protocols. When the primary protocol fails, Stork starts trying the alternative protocols. And when the primary protocol becomes available again, Stork switches back to it. This new feature is incorporated into the SRB-UniTree data-pipeline.

  - Made BLAST Grid-enabled.

  - We are currently working on:

    - Dynamic DiskRouter deployment: Stork will decide automatically which nodes to use for the transfers, and then it will deploy DiskRouter servers on those nodes. This (close to) optimum DiskRouter chain will be used to perform the transfers.

    - Dynamically deciding the concurrency level for the transfers: Stork will decide what concurrency level to use for each transfer, taking into consideration the protocol being used, the network bandwidth available, the buffer sizes.. etc.

    - Making BLAST more portable and easily deployable in Grid.

Integration of Optical Networks with Data Grid Tools

  - Met with Miron Livny to detail a set of photonic experiments to stream data from Wisconsin's DiskRouters through EVL's Calient and Glimmerglass photonic switches using Quanta's photonic control capabilities.

  - Preliminary test of Quanta's RBUDP has been conducted by Sarah Anderson in Minnesota to stream 8.5Gb/s of traffic over the TeraGrid testbed from NCSA to SDSC. Work is underway to debug 64 bit implementation of Quanta.

  - Alan Verlo is spec-ing disk clusters to house at StarLight for Miron Livny's PDQ data caching experiments.

Publications:

  - GADU technology was featured in GenomeWeb journal on May, 5 2003. Articles describing this project will appear in NCSA Access journal and DOE Computing Week bulletin.

  - Leigh et al. An Experimental OptIPuter Architecture for Data-Intensive Collaborative Visualization, the 3rd Workshop on Advanced Collaborative Environments (in conjunction with the High Performance Distributed Computing Conference), Seattle, Washington, June 22, 2003.

[http://www-unix.mcs.anl.gov/fl/events/wace2003/index.html] [http://www.evl.uic.edu/cavern/papers/LeighWACEOptiputer2003.pdf]

  - “An SVM-based Algorithm for Identification of Photosynthesis-specific Genome Features” by Gong-Xin Yu, Al Geist, George Ostrouchov, and Nagiza F. Samatova. Accepted for publication in the Proceedings of the IEEE Bioinformatics Conference, Stanford, CA, August 11-14, 2003.

  - “KeyGeneMiner for Identification of Biochemical Process-specific Genes” by Gong-Xin Yu, Al Geist, George Ostrouchov, and Nagiza F. Samatova. Submitted to the Bioinformatics journal.