PACI DATA QUEST Expedition

Quarterly report (January 1,2003 – April 1,2003)

### Expedition Leads:

Ian Foster, ANL foster@mcs.anl.gov

Robert Brunner, NCSA rb@ncsa.uiuc.edu

### Coordinator

Veronika Nefedova, ANL nefedova@mcs.anl.gov

### Site/Subproject leads

Tom DeFanti, UIC

Miron Livny, U.Wisconsin-Madison

Ray Plante, NCSA

Natalia Maltsev, ANL

Nagiza Samatova, ORNL

### Partners

Bob Wilhelmson, MEAD

Dennis Gannon, Portals

Rob Gardner, U. Chicago

Paul Avery, U. Florida

Rick Cavanaugh, U. Florida

Mike Wilde, ANL

Jens Voeckler, U. Chicago

OVERVIEW

Radio astronomy (Ray Plante, NCSA)

The target community here is the users of the VLA/EVLA and BIMA/CARMA radio telescopes. The BIMA Image Pipeline, now being deployed at NCSA, automatically calibrates and images radio interferometer data as it arrives from the BIMA telescope in northern California. The initial version was implemented to access data from the BIMA Data Archive at NCSA and distribute the computing between a single serial platform and the NCSA SGI Origin system. As part of this expedition, we plan to generalize the pipeline to use general Grid services to manage data and access compute resources. By incorporating these generic services, we can use the Grid with other data resources and pipelines. In particular, we plan to establish an instance of the NRAO End-to-end system at NCSA for processing VLA data. The distribution of data and computing between NCSA and NRAO will make a good testbed for extension to the TeraGrid. We can make real practical use of the distributed resources and users when the BIMA Array combines with the Caltech OVRO Array to create the CARMA telescope in 2005.

Bioinformatics (Natalia Maltsev, ANL; Nagiza Samatova, ORNL)

The first and most crucial step in genome analysis is the accurate assignment of function to the genes. This requires the capability to perform high throughput genetic sequence analysis based on comparative analysis of multiple genomes, and is essential for the development of applications in functional genomics and systems biology. However, such factors as exponential growth of the information in the public sequence databases, and the development of sophisticated and computationally intensive tools and algorithms for analysis of genomes dictate an urgent need for the development of the new approaches for high-throughput computations to support the bioinformatics effort.

In support of this work we propose to apply existing virtual data techniques to the labor-intensive process of gathering genomic data from multiple sources, reformatting that data, and transforming it for insertion into the ANL sequence database, and newly developed virtual data techniques that extend virtual data tracking into the realm of relation data provenance, to enable the recording and tracking of significant portions of the processes of comparative analysis of genomes and metabolic reconstructions from sequence data.

Algorithms Development. We will develop the following tools and algorithms that would allow increasing precision and reliability of high-throughput analysis of the genomes:

- Tools and computational infrastructure for adapting advanced TeraGrid based technologies for the needs of high-throughput genome analysis

- Clustering algorithms for partitioning protein space into protein functional families

- Algorithms for automated assignment of functions to the

Developed algorithms will enhance analysis of the genomes in a framework of the public genome analysis server and will be available for the use by the wide scientific community.

Virtual astronomy (Robert Brunner, NCSA)

The aim of this work is to utilize Grid-based data management for various astrophysical data archives. This effort would first work to integrate several public astronomical datasets, including SDSS (EDR only), DPOSS, 2MASS, NVSSS, FIRST, and ROSAT within the NCSA domain.  Once the catalog datasets have been integrated into the Grid, we will develop and deploy several archive services, including complex spatial queries and data federation functionality. Different commercial and open source data-mining toolkits will be tested on the federated datasets. We will also integrate image datasets within the NCSA domain, requiring several tens of Terabyte of near- and on-line storage. Finally, we will work to extend this work to the currently planned QUEST2 survey, which, once operational, will generate a Terabyte of new data every few months. QUEST2 requires high-speed data transfer from SDSC (where the data arrives from the mountain) and complex, on-demand processing for rapid variable identification. Data management, transport, and access are critical to the Virtual Astronomy effort, which is developing and applying data mining technologies over the infrastructure being developed by the NSF funded NVO project. The major tasks being tackled by virtual astronomy can be categorized into three areas: data transport, data management, and data mining. In addition to our contributions to the PDQ Expedition presence at the upcoming Alliance All Hands Meeting, three posters will be displayed that detail how Virtual Astronomy group is beginning to deal with large astronomical datasets.

Mesoscale weather (Bob Wilhelmson, NCSA)

We will work with the MEAD expedition to apply PDQ technologies to MEAD problems. In a first stage, we will apply basic data movement and replica management technologies. In a second, we will apply the Chimera virtual data system. Details can be found in the MEAD expedition proposal.

Integration of Optical Networks with Data Grid Tools (Tom DeFanti, UIC)

UIC will support the execution of Alliance data-intensive applications over high-speed optical networks, including I-WIRE (within Illinois) and through StarLight (for international connections). Work to be done will include: enhancements to, and integration with Data Grid tools, of UIC Quality of Service (QoS) Adaptive Networking Toolkit (“Quanta”), which enables application developers to utilize the extremely high-bandwidth afforded by optical networks via support for Generalized Multi Protocol Label/Lambda Switching and Optical Border Gateway Protocol; support for application projects running over optical networks, via direct partnerships with application groups. Work with Reliable Blast UDP.

UIC will also support the deployment of storage capabilities that support overlay network services for bulk data transfer at StarLight. These capabilities will be based on Network Storage (NeST) appliances and store-and-forward middleware developed by the Condor Project at the University of Wisconsin-Madison.

Milestones, Deliverables and Status

Here is the short (table) version of the report: http://www-fp.mcs.anl.gov/pdq/schedule.htm. The long version is below.

Accomplishments

- The group has produced a number of internal documents that specify the basic requirements for data movement and replication.

- The development of new requested Data Grid capabilities has been finished at ANL: Virtual Data Toolkit, Reliable File Transfer, some GridFTP features.

- The important Bioninformatics computations were performed using new tools with an average speedup of x5.

- The group holds regular AG meetings to discuss the progress as a whole as well as in the specific technical areas.

- Starlight clusters are ready and enabled on the network.

Bioinformatics (ANL, ORNL)

- Further development of GADU (Genome Analysis and Database Update pipeline) (A.Rodrigez, D. Sulakhe)

  - Using GADU we have analyzed the sequence data from 106 publicly available genomes

  - Installed Chimera and ran examples on ANL systems Jazz and Data Grid Cluster

  - Did a production run on 60 genomes using new Grid Tools (Chimera) and achieved a x5 speedup in computations.

- Tools development

  - SVMMER – Continued working on a Support Vector Machines algorithm-based tool for automated functional classification of protein sequences. In collaboration with NCSA (Eric Jacobsson) developed a preliminary support for classification of transmembrane protein sequences.

  - PAT (Pattern Analysis Tool) (ORNL) – We have developed an automated web-based tool for comparative analysis of genomic sequence domains and motifs with protein surface maps, interfaces, and substructures. Developed a library of tools for analysis of surface patches in proteins and protein complexes.

  - Prepared a demonstration of a uniform pipeline of protein sequence analysis tools (PhyloBlocks, BloBlah, SVMMER and PAT) at the NCSA All Hands Meeting, at Utah, April 30 – May 2, 2003.

Radio Astronomy

  - GridFT incorporation. GridFTP has been successfully integrated into the BIMA pipeline using GTK3's Java CoG for moving data between archive and compute platforms.  However, the globus installation on the platinum cluster is very out-of-date, and we are not able to use transmit data there.  We have temporary fix using GT2's globus-url-copy.

  - Installation of BIMA pipeline on NCSA platforms. The installation is largely complete; however, we continue to track down problems with the platinum cluster (we have work-around for Globus, including ssh for job      submission and the file-locking problem):

    - out-of-date Globus installation

    - non-functional Globus job-submission

    - NFS file-locking bug in kernel on storage nodes hangs AIPS++

    - statd occasionally dies (appears to be fixed now).

  - Developing the long-term Data Management plan. This work is in progress.  In collaboration with experts at Argonne, we have worked out best use of tools for handling mirroring.

  - Establishing of an initial mirror of VLA Archive. We have started this target early and are getting ready to transmit data.  Due to limited bandwidth to the VLA archive, we will be seeding the NCSA mirror by shipping a terabyte disk array.

Virtual Astronomy

  - In the area of data transport, we have been working with the Condor group at the University of Wisconsin on transferring 3 TB of DPOSS astronomical imaging data from the SDSC SRB to the NCSA mass storage system. The data transport pipeline utilizes a DAG manager to automate the data transfer and uses one cache system at SDSC and another cache system at NCSA. The pipeline currently utilizes three different data transport functionalities, including grid-ftp, and will soon incorporate reliable file transfer. Details on the performance of the different approaches will soon be available, providing an important community resource for tool evaluation.

  - Another effort has been made to move SDSS data from FNAL to NCSA mass storage. The first set of data moved is the public SDSS Early Data Release (EDR). This data consists of a large number of small files, totaling around 500 GB. Initially, wget was tried, and after several unsuccessful attempts was abandoned. In each case, around 11 GB would be transferred before the process failed. The next approach tried was rsync. Rsync proved more successful than wget, but still had problems, probably due to the large number of small files. Currently, rsync has failed to transfer all of the data from FNAL to NCSA. We plan on trying RFT directly as the next step, both for the EDR data, as well as the SDSS Data Release One (DR1), which is around 3TB.

  - On the data management side, we have successfully replicated the DPOSS catalog database from Caltech to NCSA. The database utilizes Microsoft SQL Server, which is running on a Dell PowerEdge server provided by NCSA for this effort. This server is connected to a SAN that has 2 TB of disk dedicated to this server. Other datasets that will be added to this server include the NVSS, FIRST, ROSAT, 2MASS, and SDSS catalogs. Of these, 2MASS just released a new version, while SDSS is expected to release a new version this summer. This transfer of the DPOSS database proved extremely difficult, as the majority of the data transfer tools either were not supported on Windows 2000, had 2 GB file size limitations, or had their ports blocked for security reasons. In the end, a fake user was created and the data moved using ftp from the fake user account.

  - Finally, the last major effort has been the evaluation of different data mining technologies. Currently, we have worked with the data-to-knowledge product as well as separate tools, including Autoclass and FastEM. The D2K product will have a major relase soon, at which point we expect to extend our partnership with the D2K team. In the meantime, we have been exploring FastEM, and the visualization tool Xgobi to understand how quasars cluster in multi-dimensional parameter spaces. While not strictly data mining, we have developed a data processing pipeline to process the DPOSS imaging data. This pipeline is being ported to CondorG, and should soon begin operation processing the 3 TB of DPOSS imaging data using distributed condor grids. This pipeline not only ingests 3 TB of data, but produces another 3+ TB, which must be transported back to the NCSA Mass Storage system.

MEAD

  - GridFTP: ANL created a very reasonable plan to extend GridFTP functionality, in particular, in the java client.  This has been implemented, and we are currently testing.  We have some issues to resolve, but on a whole we are on track to complete this work.  Minimally, the current modifications should be tested and in the production GridFTP libraries by the end of the next quarter.

  - We also have started an interaction with ANL GridFTP experts on Teragrid-scale GridFTP data transfers.  From this interaction, we have developed a clear understanding of the issues involved, the plan to resolve the issues in the new server that is being developed, as well as the beginnings of planning to start some testbed activities with the new GridFTP server on Teragrid, probably in Q4 CY03.  This functionality is critically important to be able to deal with Teragrid-scale data, on Teragrid-scale networks, and, will be manageable with the clients that are the target for the first part of the GridFTP work.  All of this will be important to factor in to a larger data plan for Teragrid; we view it as the important bedrock that we need to build the data story with, and are absolutely happy with the quality of the interactions and results from the collaboration.

  - Initial consultations with ESG on Metadata Catalog Services.

Integration of Optical Networks with Data Grid Tools

  - Wisconsin has installed DiskRouter software on StarLight servers and has run data transfer experiments between UW Madison, Milwaukee and STAR TAP. Results are shown at this link (blue color is total data in flow (Y axis in MBPS) into STAR TAP. Green is data from Milwaukee and Red is data from UW Madison). http://pumori.cs.wisc.edu/devise/milw_net/mil_uw-startap_4_4_sock.html

  - Source code for Quanta's Reliable Blast UDP protocol has been provided to Bill Allcock, who is in charge of GridFTP.

  - Prototype modules have been developed to allow Quanta to directly control optical light paths between Calient and Glimmerglass optical switches.

  - A prototype IA64 port of Quanta has been completed.

Publications:

None in this quarter (?)