SAMGrid Collaboration Effort Ideas

This document is supplied to the DØ CPB as a suggested guideline for effective incorporation of collaboration effort into the SAMGrid project, along lines which will advance the goals of interoperability on multiple Grid systems (LCG, OSG, other…) and of a data handling system with long-range maintainability and deployability strategies that match the DØ experiment schedule and feature needs.

SAMGrid Architecture and Technology

SAMGrid is a system built around the sequential delivery of files which are organized into flexible, user-defined datasets, based on comprehensive descriptive metadata stored in a centrally maintained Oracle database at Fermilab (Run II’s Tier 0 center).  The system stores processing information in addition to file metadata.  Its services are primarily implemented in a set of servers written in Python, communicating with each other via CORBA.   It includes C++ and Python user APIs and a test harness.

The Grid job submission tools are built on Condor and Globus tools in the Virtual Data Toolkit.

SAMGrid Status

SAMGrid is in production with local job submission for central (i.e. local to Fermilab) analysis and production activities, remote analysis and production activities, production and user-generated file storage.  It is also in production with remote job submission for simulation activities.   Detailed status reports from February 04, and a more recent update, are available at

http://wwwserver2.fnal.gov/cfdocs/projectsdb/projdetail.cfm?ProjectID=122  (scroll down to see the 4 talks from Feb 18)

http://computing.fnal.gov/docdb/documents/0003/000314/001/SAM%20Project%20Status%20Jun%2004.pdf  (updated project report from 6/16/04)

SAMGrid Plans

SAMGrid development projects for the next year, for D0, are shown on slide 13 of the second hyperlink in the Status section above.  SAM deployment plans for D0 are shown on slide 6.  The other slides in this talk note the increasing commitments of the SAMGrid team to other experiments.

SAMGrid Effort

SAMGrid development effort in three months or less is going to be down by 3 FTE compared to 6 months ago, due to CD reassignments.  At the same time, as the recent project talk indicates, commitments to other experiments are rising and the Grid deployments for D0 are entering an integration/production phase, which requires large support commitments plus a sufficient reserve of development effort to respond to problems arising in that phase.  At the same time, the project is expected by both its stakeholders and the Computing Division to move rapidly in the directions of interoperability with various Grid middleware environments, technology changes driven by the need to consolidate effort with other Grid projects in CD, and feature enhancements driven less by experiment than by facility requirements (e.g., tape migration activities, site security enhancements).  Some of the effort reduction is expected to be recovered in other reorganization moves, but we clearly have a drastic short term shortfall as well as a long term ambitious program whose loss would leave D0 in a very vulnerable position: with a data handling system unable to respond to the changing Grid environment and hence unable to supply the necessary flexibility in the quest for resources that will grow in importance as Run II datasets multiply at the same time Run II resource infusions decline.  We could benefit dramatically from experiment effort, IF it’s efficiently and coherently directed.   Some successful examples to date of collaboration effort include the GridPP collaboration with SAMGrid (Runjob interface to SAM, SAM station testing and development of operational expertise that was shared with the station community, JIM testing and development); the contribution of strong shift coordinators from BNL (Yip) and Indiana (Zieminska); integration testing of JIM deployment for simulation by Langston U. (J. Snow);  development effort for the MIS project (new but making great strides this summer) from Prague (Vokac).   Note I am not including here the extensive effort for remote deployments in general, but recent or ongoing efforts which have fed back directly to the project goals.

Ideas for Collaboration Effort (not priority ordered)

- Monitoring and Information Server development.  Tasks – instrumenting SAM servers with appropriate monitoring events, reimplementing SAMTV to use the monitoring server as input, connecting the SAM MIS to MonALisa.    
[This project is well underway with Adam Lyon and Sinisa Veseli from the core team, Mariano Zimmler (summer student), Matt Leslie (CDF) and collaboration effort from the Prague group (Petr Vokac).  There is room in this project to add effort to connect the MIS to the LCG monitoring software RGMA, and also to replace the summer student effort which we will lose in September for further system developments (connecting SAM TV to Enstore; writing monitoring applications for production activities like (re)processing or skimming, …)]

- Interoperability & integration testing for SAMGrid job submission.  Tasks – (1) providing effort to enhance the test harness to include Grid job submission modes, using either the Fermilab SAMGrid testbed or offsite resources. [UK Imperial post is already targeted for the testing portion of this – would like to see the work undertaken in the test harness framework for more usability.] (2) Working with the LHC metadata group to provide web-services based access modes to a SAM catalog. [One of the European groups would be a logical candidate for this, although I am also hoping to interest US CMS effort in this project.]  (3) Working with the UK CDF GridPP effort to provide replacement dimensions code with enhanced functionality (parent-of, child-of, sibling-of;  request-related dimensions) and better maintainability.  [ This is likely the hardest project on the list.] (4) Demonstrating D0 job submission to Grid3+/OSG resources. [Good project for a US group with Grid3 connections.]

- Further development of JIM tools.  JIM development tasks which remain include implementing realistic brokering algorithms and helping deploy/debug those; revamping the interface and interactions with Runjob as it evolves; interfacing JIM to the MIS; doing integration testing for Reprocessing II (what Joel Snow did for MC production JIM deployment), testing JIM submission on central analysis systems… Also for UK Imperial post.  The core team effort on this is being taken down from 2 FTE + UTA students to 0.5 FTE + UTA students.  We will likely be effort limited here, so a contribution here will make a difference.  [The project to test JIM submission on central analysis systems could be something for a good postdoc as a learning experience.]

- Optimizer development.  Some fairly simple optimizer improvements are needed to handle larger dataset sizes (mainly at this point for CDF actually), but no effort is available for optimizer development at all.  Optimizer enhancements as a general project would be interesting from a Grid/computer science point of view, very separable as a project, and not critical path – suitable for a group with strong computer science ties and/or a need for a long ramp-up time.

- Offline shift coordinator.  Daria has kindly agreed to continue her appointment, but it would be exploitative not to remember to keep this on the list for future reference.  I’d just like to note that having good people like Kin and Daria in this job makes quite a difference to the shift performance and is very important to the project – without good shifters, the core team gets very little development time.

- Station SRM development.  This project was scheduled on the basis of having 1.5 FTE from the core team available, and the reality is more like 0.5 FTE from the core team, due to loss of CDF effort and operational support for current station developments.  This will slow the project significantly, and this is a project that enhances interoperability with the general direction of grid storage systems.  Another development FTE would be a big help – requires C++ expertise and a willingness to work closely with the core developer and SRM developer at Fermilab.  [Best for someone who could spend time at Fermilab at least for a rampup period.]

- Working with the Fermilab Lambda Station project and SAMGrid to develop use of SAM resource management for networking.  Requires access to StarLight with high speed lambda-separated networking  (I’ve forgotten the acronym for this.).

- General tools development.  A number of fairly small but extremely useful projects (like a project audit tool,  a dataset creation tool,  …) could now be quickly implemented given the new python API and a reasonable amount of user domain knowledge.  [Eminently suitable for a postdoc or graduate student with a fairly small amount of time and existing python skills, or somewhat more time and a commitment to acquiring python skills.]