Preliminary SC Ten Year Site Plan Guidance

Purpose:  Summarize the facilities and infrastructure (F&I) planning supporting expected site missions over a ten year period.  For 2004, focus will be on general purpose F&I.   Note: SC will be undertaking a Future of the Laboratories study which will address programmatic aspects of the labs.

Requirement: DOE RPAM Order 430.1B Section 4a. Planning .   The TYSP will replace SC’s current requirements for the Site and Facilities section of the Institutional Plans and the SC Strategic Facilities Plans.

Users:  SC Headquarters, SC Site Offices and SC laboratories

Scope:  The following SC sites must submit: ANL-E, BNL, LBNL, ORNL, PNNL, Ames, Fermi, PPPL, ORISE, TJNAF, SLAC, MIT, Notre Dame, and ORO

The 2004 TYSP will cover SC general purpose F&I.  Due to the Future of the Laboratories study to be undertaken this summer, SC programmatic facilities may be covered in the 2004 TYSP at the discretion of the SC programs.  EM has indicated that because they have Disposition Plans in place they do not want to be included in TYSPs.  Other than EM facilities, there are only 3 assets at SC labs identified in FIMS as non-SC.  These are NBL at ANL (SSA), building 3019A at ORNL 9NNSA) and building 3047 at ORNL (NE).  Discussions with each of these programs should be undertaken to determine extent of their coverage.

Planning Horizon:  13 years - 10 budget years (FY 06 to FY 15) plus FY 03, FY 04 and FY 05

Content: The site’s plan to meet program missions, budgets, planning estimates, and performance outcomes within the program’s budgetary and out-year fiscal projections.

The TYSP will be consistent with the SC report on “Facilities for the Future of Science”,  the SC Strategic Plan (issued February 2004) and the Integrated Facilities and Infrastructure (IFI) Crosscut budget submitted with the FY 06 field budget in May 2004.  The IFI Crosscut covers FY 04 to FY 10.

An assessment of  the current status of the site real property assets against delineated program missions including discussions of condition assessments, maintenance and recapitalization plans, space utilization, real estate, excess facilities disposition, Long Term Stewardship (LTS), and unique site issues.

The prioritized real property asset projects and activities required to meet program missions, budgets, and planning estimates.  These include acquisition projects (Federally funded and alternatively financed), elimination of excess property projects and activities, maintenance and recapitalization plans, disposition projects, and LTS requirements.

A report on past performance and projected future outcomes, including the results from real property asset corporate and program performance measures (ACI, AUI, MII).

Space utilization activities and land-use that stabilize then reduce the costs by consolidating operations where practicable and eliminating excess facilities.

Sites should include a section in the TYSP that identifies and prioritizes rehab and improvement projects (GPP and line item) and excess facilities projects to modernize their general purpose facilities over a ten year period using an “unconstrained” funding level.  This “modernization plan” is simply an updated list of needs that previously was included in the Strategic Facilities Plan.  This will include an Excel file for the unconstrained ten year plan.

Additional relevant sections from the Site and Facilities section of the Institutional Plans and the SC Strategic Facilities Plans will also be required.

SC Planning and Funding Guidance:  assume continuation of current missions with essentially level funding from SC for direct funding infrastructure support (i.e., SLI construction, SLI excess facilities and GPP).

Starting in FY 05, the SC goal for lab funded maintenance is a minimum of 2% of replacement plant value (RPV) of applicable conventional facilities. SC approval is required if this goal is not expected to be met.

SC is considering a goal for reduction in deferred maintenance is 10% a year for FY 04, FY 05 and FY 06.

Non-SC Program’s Planning and Funding Guidance:   ASO and ORNL Site Office should coordinate with non-SC programs that own facilities at their site re coverage of their facilities in the TYSP.

Format: An SC TYSP Format and Content Guide will be issued by April 5, 2004

Approval Process:  TYSP’s will be submitted by the Site Office managers to SC-1 through SC-82 by November 1, 2004.  SC-82 will coordinate submissions with in SC Hqs (AD and others) and prepare recommendations for approval.  Special arrangements will be made for the Bates-MIT and Notre Dame sites.

Schedule:   TYSP’s are due no later than November 1st, 2004.   Note: the IFI Crosscut Submission is due with the FY 06 field budget submission in May, 2004.

.