Log No. 97-R3-ELFO-2

January 8, 1997

Mr. J. Mark Robinson

Director, Division of Project

Compliance and Administration

888 First Street, NE

Washington, DC  20426

Dear Mr. Robinson:

The U.S. Fish and Wildlife Service (Service) has reviewed the July 2, 1996  "Biological Assessment of the Spillway Rehabilitation Project at Tippy Dam, Manistee Co., Michigan" prepared by Dr. Allen Kurta.  The proposed action is to repair or rehabilitate the spillway at Tippy Dam, on the Manistee River, for safety reasons.  The biological assessment (BA) and your August 20, 1996 letter requesting formal consultation in accordance with section 7 of the Endangered Species Act of 1973 (Act), as amended, (16 U.S.C. 1531 et seq.) were received on August 23, 1996.  This document represents the Service's biological opinion on the effects of that action on the federally endangered Indiana bat (Myotis sodalis).  The Service concurs with the Federal Energy Regulatory Commissions (FERC) determination that no other federally listed species are likely to be adversely affected by the proposed action.

This biological opinion is based on information provided in the BA, additional information provided by Consumers Power Company (CPCO), Dr. Allen Kurta, the Indiana Bat Recovery Plan, and other Service files.  A complete administrative record of this consultation is on file in the Service's East Lansing Field Office.

CONSULTATION HISTORY

Since Indiana bats were identified in the hollow spillway of Tippy Dam (project # 2580) in December of 1993, informal consultation has occurred between the Service and the FERC or its designate (CPCO), on several occasions.  Consultation on the proposed action began when CPCO briefed Mr. Kevin Stubbs of the Service's East Lansing Field Office on the proposed spillway project during meetings on September 28-29, 1995.

CPCO via an October 13, 1995 letter to FERC, proposed to act as FERC's designate and authority to prepare the BA for consultation with the Service on the spillway project.  FERC approved CPCO's request to act as their designate in a November 28, 1995 letter and requested a copy of a draft BA to review before final approval.

The Service commented on the Indiana Bat Management Plan (within the Manistee River Land Management Plan) in a December 13, 1995 letter to CPCO (and copied to FERC) and stated the Service's position that formal consultation would be required for the proposed spillway project.

CPCO contracted Dr. Allen Kurta to prepare the BA and a draft BA was sent to FERC on July 8, 1996.  In a August 20, 1996 letter to the Service, FERC requested formal consultation in accordance with section 7 of the Endangered Species Act of 1973 (Act), as amended, (16 U.S.C. 1531 et seq.) and enclosed a copy of the approved BA.  The letter and BA were received at the East Lansing Field Office on August 23, 1996.

The Service requested and received some additional information from CPCO and Dr. Kurta via a conference call on September 17, 1996.  The Service notified FERC with a letter dated September 17, 1996, that the request for formal consultation was accepted.  A draft biological opinion (dated November 13, 1996) with a cover letter was sent to FERC on November 14, 1996.  CPCO provided comments back to the Service in a letter dated December 5, 1996.  Comments from Dr. Allen Kurta, primary author of the BA, were included in CPCO's comments.  The FERC responded with a letter dated December 17, 1996, notifying the Service that the draft biological opinion had been reviewed, but no comments were provided.  All of the comments received were considered in finalizing this biological opinion.

BIOLOGICAL OPINION

DESCRIPTION OF THE PROPOSED ACTION

Overview

The project primarily entails 1) structural rehabilitation of the concrete spillway and concrete elements of the powerhouse tailrace, 2) possible addition of ballast to the spillway interior to enhance long-term sliding stability, and 3) construction of a temporary cofferdam, including any necessary auxiliary structures to operate and maintain the spill capacity of the plant, during the rehabilitation period.

Background

A comprehensive investigation was performed in 1993 to evaluate the structural condition of all hydroelectric plants owned by CPCO, including Tippy Dam.  The investigation at Tippy Dam revealed extensive deterioration of exposed concrete, resulting from freeze-thaw cycles.  The damage posed no immediate threat, but repairs were deemed necessary to extend the useful life of the dam.  Consequently, after consulting with the Federal Energy Regulatory Commission, Tippy Dam was scheduled for spillway rehabilitation in 1997.

General Procedures

The most heavily damaged structures, such as supporting piers and upper portions of retaining walls, will be replaced, whereas other concrete components will be subject to surface repair.  Surface repair consists of removing any delaminated concrete by conventional methods and then removing deteriorated concrete by hydraulic demolition, a procedure which minimizes microcracking of the sound concrete that remains in place.  The rehabilitated spillway will conform to the original, shape, dimensions, and elevations, and all engineering will meet the requirements of the FERC Engineering Guidelines for the Evaluation of Hydropower Projects.  Rehabilitation activities will be typical of large-scale, civil/structural, concrete construction, with heavy construction equipment staged around the spillway, including cranes, barges, demolition equipment, concrete pumps, and earthmoving equipment.

Outline of Major Rehabilitation Activities

1.	Retaining walls at north and south ends (the Right Abutment and Powerhouse Retaining walls): Resurface.  The remainder of the unused fish ladder, behind the north wall, will be removed.

2.	Supporting piers: Remove and replace.

3.	Vertical ogee walls underneath sills and intermediate walls:  Resurface.

4.	Log chute:  The wall separating the log chute from the tumble bay will be resurfaced, and the log chute floor (slab) will be repaired.  The sliding gate at the head of the log chute and its supporting structures will be replaced by a concrete wall.

5.	Weir:  Resurface.

6.	Tainter gates and tainter gate sills:  New gates will be designed, installed and tested.  Tainter gate sills will be replaced.  The tainter gate sills form the highest portion of the ceiling of the middle eight, internal chambers of the spillway.  Replacement of the sills may entail temporarily exposing the interior of the spillway and result in a partial new ceiling for those chambers.

7.	Internal structures: Repair, as required.  Such repairs will be minimal and likely restricted to covering exposed rebar and grouting cracks and/or joints in the upper portion of the spillway.

8.	Deck: Replace with new concrete deck.

9.	Electrical:  Relocate a distribution line and install power for gate hoisting, lighting on spillway deck, embedded heating elements, gate heat lamps, deicing agitators, convenience outlets, and temporary power for cofferdam slide gate.

Related Activities

1.	Cofferdam:  A temporary cofferdam will be built upstream of the present spillway and will consist of a structural steel framework with a sheet pile overlay.  Construction will include necessary auxiliary structures, spill mechanisms, and modifications of the existing structure for anchorage.  Such modifications will include cutting and installing pockets in the right (north) concrete abutment wall and log chute pier for placement of structural steel beams (wales) that will span the length of the spillway, upstream of the piers.  In addition, the cofferdam is expected to be anchored to the upstream, sloping face of the spillway with 75-100 concrete anchors that would be installed using a rotary impact hammer.  At the end of the project, after installation and successful testing of the new spill gates, the cofferdam sheet piles will be cut away with a torch and removed, but the anchors will be left in place.

2.	Ballast:  Ballast may be required to offset the weight of old concrete that is removed as rehabilitation proceeds.  Such ballast would be placed inside the main spillway structure and would become a permanent part of the structure, enhancing long-term sliding stability, as required by FERC Engineering Guidelines for the Evaluation of Hydropower Projects.  This ballast most likely would be in the form of fill sand, approximately 5-10 feet deep, that would be placed onto the floor of the internal portion of the spillway.  A concrete cap may be added to prevent the sand from washing out.  Ballast and the concrete cap would be placed so as not to block any ventilation opening.  Ballast will not be added to the log chute chamber.

Seasonal Scheduling

Rehabilitation work will begin with construction of the cofferdam starting on 5 May 1997.  Dewatering the area between the cofferdam and spillway and demolition activities will be delayed until 24 May or later, after more than 99% of the bats have left for the summer (FERC 1996).  Testing of the new spill gates, removal of the cofferdam, and site restoration are scheduled for completion by 12 September 1997, before most bats have returned for the upcoming hibernation season.  The ending date of 12 September

is necessarily subject to weather-related delays.  A tentative construction schedule, indicating approximate durations for major activities, is shown in Figure 11, but a detailed construction schedule will not be known until a contractor's bid is accepted early in 1997.  The 5 May, 24 May, and 12 September dates, mentioned above, will be specified in the request for bids.

Daily Scheduling

To finish the project by 12 September will require multiple work shifts per day.  Work may occur around the clock from 24 May to 15 August, when bat use of the spillway is minimal. To minimize any disturbance to hibernating or swarming bats, work will be restricted to daylight hours prior to 24 May and after 15 August.

Summary of Procedures Adopted to Minimize Potential Effects on the Indiana Bat

Construction design and scheduling have been modified, whenever possible, to minimize or eliminate potential effects.  Such modifications are summarized below.

1.	The start of construction will be delayed until 5 May when most bats, perhaps two-thirds, have already left hibernation (FERC 1996).

2.	All other construction activities (dewatering the area between the cofferdam and the spillway, testing of cofferdam spill procedures, the addition of ballast, internal repairs, etc.) will be delayed until after 24 May, when virtually all bats have left hibernation (FERC 1996).

3.	The scheduled completion date of 12 September occurs before 85% of the bats have returned (FERC 1996).

4.	If needed, ballast will be positioned in such a way that the lower ventilation openings (bat access points) remain permanently open.  Ballast will be placed so that it does not interfere with flight near these openings or make access any more difficult for the bats.  Ballast will be arranged so that it does not impair airflow, which might change the microclimate inside the spillway (Richter et al., 1993).

5.	During internal repairs, surfaces and "form holes" used by bats for roosting will be left unmodified, whenever possible.  New concrete added during internal repairs or replacement of the tainter gate sills will be left in a slightly roughened state to facilitate roosting by bats (Hall, 1962).

6.	No permanent modifications will be made to the ventilation holes or to the grated opening into the log-chute chamber that would limit their use by the bats or interfere with the natural flow of air into and out of the spillway.  The grated opening into the log-chute chamber will be altered by removing every other bar to allow bats to freely fly through the openings.

7.	The contractors will be instructed to keep all openings free of obstructions (e.g., equipment or debris) between dusk and dawn, beginning 1 August, so that the bats may continue to have nocturnal access during the swarming season.  Nighttime work from 1 to 15 August will be restricted to areas away from the spillway and the log chute entrance, if possible, to minimize disturbance to bats that do arrive early in the swarming season.

8.	Testing the new spill gates will be done between one and two hours after sunset on a night with no rain and preferably with external air temperatures above 10( C (50( F), to minimize the number of torpid bats actually in the spillway during testing.

Additional Protection or Recovery Actions

Overview

Tippy Dam is on the edge of the Indiana bat's range, and it is not likely that substantial summer populations, if any, exist in the surrounding area (Kurta, 1982; Kurta et al., 1989).  Consequently, there is little that CPCO can do to attract Indiana bats to Tippy Dam.  There are, however, things that can be done to make it more likely that any bat that does find the dam can successfully use the spillway structure.

CPCO, therefore, will attempt to provide a more suitable environment for swarming and hibernating bats, including Indiana bats.  To that end, CPCO will 1) monitor environmental parameters following rehabilitation and attempt to modify the microclimate, if necessary, and 2) create roosting cavities inside the spillway if interior concrete repairs are required.  In addition, CPCO will establish an educational display, for use by the general public, near the dam.

Monitor Environmental Parameters and Possibly Adjust the Microclimate

Following rehabilitation of the spillway structure, CPCO will document daily and seasonal changes in temperature and relative humidity inside the spillway and make comparisons with pre-rehabilitation data.  Changes in internal air temperature are not anticipated, because the dam's dimensions and configuration will not change.  Nevertheless, if internal air temperature consistently falls below 0( C or consistently rises above 8 (C during mid-hibernation (December through February), then CPCO will consider modifying the ventilation openings in the spillway, to manipulate internal temperature conditions; such modifications might entail permanent or seasonal closure of some or all lower openings to retain cool air, or perhaps closure of upper openings to retain warm air.  A decrease in relative humidity is possible, and if it consistently falls below 85% during mid-hibernation, then CPCO will consider ways to increase moisture levels within the spillway, such as allowing some water to again flow down the walls.  Poorly thought-out modifications that lead to changes in the microclimate may actually destroy the dam's ability to act as a hibernaculum (Humphrey, 1978; Richter et al., 1993), so any such manipulation will be done only after careful consideration and consultation with the resource agencies and biologists experienced with bats.

Provide New Roosting Cavities

Many bats roost inside solution cavities in the ceilings of caves, where warmth or moisture may be more easily trapped (Barbour and Davis, 1969).  The form holes lining the internal walls of the spillway are heavily used by the bats and presumably act in a similar manner.  Consequently, CPCO will incorporate new roosting cavities into the ceiling, and possibly the walls, of the spillway if interior concrete repairs are required.  It is not presently known if interior concrete repairs will be required.  By varying the volume and location of the cavities, and perhaps the material from which the cavity is formed (e.g., wood vs. concrete), CPCO could provide a potentially valuable experiment in creating artificial roosting habitat for bats.  The designing and positioning of the cavities would be done in conjunction with the resource agencies and qualified biologists familiar with bats.

Provide an Educational Display for the General Public

CPCO recognizes that misconceptions and a lack of understanding the importance of bats on the part of the general public, are a threat to the continued existence of any bat species.  Therefore, CPCO will establish an educational display, for use by the general public, near the dam.  This would possibly include photographs, general information on bats, and specific information concerning the importance of Tippy Dam to the Michigan bat fauna.  The display might be erected at the parking areas frequented by fisherman, at the nearby campground run by the Michigan Department of Natural Resources (MDNR), or some other appropriate site.

STATUS OF THE SPECIES

Life History

The Indiana bat (Myotis sodalis) is a small 6-10 gram bat that ranges across much of the eastern United States.  This species hibernates for 6-8 months, primarily in abandoned mines and natural caves, where ambient temperatures are typically 4-6 (C and relative humidities are usually greater than 85% (Hall, 1962).  Although hibernating populations are found in many eastern states, major ones occur only in the karst regions of Missouri, Kentucky, and Indiana (Barbour and Davis, 1969; Thomson, 1982; USFWS, 1983).  Major hibernacula contain up to 100,000 Indiana bats, and at one time, more than 90% of the known population hibernated in just three caves and one mine.  In the 1960s and early 1970s, the species underwent a dramatic decline, primarily caused by disturbance to hibernating populations and human alteration of hibernation sites (Richter et al., 1993).  The apparent lack of suitable hibernacula and severe declines in the size of wintering populations led to the Indiana bat being placed on the federal list of endangered species (Humphrey, 1978; Lera and Fortune, 1979).

During warm-weather months, male Indiana bats generally are solitary, roosting in trees or perhaps caves on occasion (Hall, 1962).  Female Indiana bats, in contrast, gather in small colonies of less than 100 adults, to give birth and raise their single young.  In summer, the females typically roost underneath the loose bark of dead trees, but cavities or the bark of living trees are sometimes used (Gardner et al., 1991; Humphrey et al., 1977; Kurta and Caryl, 1995; Kurta et al., 1993, in press).  Roost trees are often located in riparian forest with low-to-moderate subcanopy, although upland areas may be used as well.  These insectivorous bats forage primarily in and about the forest canopy (Gardner et al., 1991; LaVal et al., 1977; Romme et al., 1995).

Like many hibernating species, Indiana bats participate in swarming behavior during late summer and early autumn (Cope and Humphrey, 1977; LaVal and LaVal, 1980).  At this time of year, if one enters a cave during the day, few bats are seen; however, at night, hundreds or even thousands of bats may visit a cave, appearing to fly in and out the entrance in a large, continual swarm.  Swarming likely aids young bats in finding appropriate hibernation sites, and during September, mating occurs during these nocturnal visits to the caves (Fenton, 1969).  Although a few Indiana bats may roost in caves during the swarming season, most Indiana bats probably roost in trees, as in summer.

The Indiana Bat in Michigan

Prior to 1993, biologists believed that Indiana bats spent only the summer in Michigan, and ranged only as far north as Lansing, Ingham Co.  Based on recoveries of bats originally banded while swarming or hibernating, biologists thought that the Indiana bats that spent the summer in Michigan migrated to Kentucky for the winter (Kurta, 1980).  The recent discovery of a small number of Indiana bats hibernating and swarming at Tippy Dam (Kurta and Teramino, 1994; Kurta, 1995b) extended the known range of this species almost 200 km northward in the Midwest.

In northern areas, cavelike environments are generally too cold for bats in summer, and most prefer to roost in places that are more easily warmed by the sun.  Tippy Dam is no exception, and very few bats, of any species, use the spillway as a dayroost in June, July, and August (FERC 1996).  To date, no Indiana bats have been found in the spillway during these months, although the presence of this endangered species can not be ruled out.

Tippy Dam is a swarming site, and hundreds of bats visit the spillway each night, between dusk and dawn, during late summer and early autumn.  This is indicated by all-night trapping over four nights, in August and September 1995, that yielded approximately 2,700 bats.  Most were little brown and northern bats, but one individual, 0.04% of the total capture, was an Indiana bat (Kurta, 1995b).

The Indiana bat became endangered due to natural events and human actions.  Sometimes their winter hibernacula are flooded, ceilings of the hibernacula collapse, or cold temperatures kill the bats through hypothermia.  The most serious cause of decline had been human disturbance of wintering bats by cavers, researchers, or vandals.  Reasons for the continued declines are unknown, however, but appear to be associated with factors occurring during the nonwinter months, as most of the known major hibernacula are protected.  Permanent loss of summer habitat, timber management practices, and pesticides may be associated with the declines.  Tree removal, either for harvest or land clearing, has been the most direct, known threat to Indiana bat summer roosts.  Destruction or alteration of forest habitat could have serious impacts on Indiana bat populations.  Any harvest method that removes standing, dead trees that are potential Indiana bat roosts could be harmful.

ENVIRONMENTAL BASELINE

Approximately 20,000 bats, belonging to four species, hibernate inside the hollow spillway of Tippy Dam.  The spillway shelters the third largest population of hibernating bats in Michigan, and it is the only known bat hibernaculum in the Lower Peninsula of Michigan (Kurta and Teramino, 1994; Kurta, 1995a, 1996).  Most bats that hibernate in the spillway are little brown bats (M. lucifugus) and northern bats (M. septentrionalis), but a few eastern pipistrelles (Pipistrellus subflavus) and Indiana bats are present.  The exact number of Indiana bats that hibernate in the spillway is unknown, because the internal geometry of the dam makes it impossible to view closely, and thus identify, every bat to species.  The total number of Indiana bats is estimated to range from only 3 to perhaps 65 bats, with the actual number most likely on the lower end of this range (Kurta, 1995b).  Both male and female Indiana bats have been identified at Tippy Dam.

The Indiana bats at Tippy Dam appear to be at the very northern edge of their range.  The recent discovery of a small number of Indiana bats hibernating and swarming at Tippy Dam (Kurta and Teramino, 1994; Kurta, 1995b) extended the known range of this species almost 200 km northward in the Midwest.  The summer range for the Indiana bats that hibernate at Tippy Dam is unknown.

The existing Tippy Dam spillway appears to provide suitable temperature and humidity conditions for the species that hibernate there and human disturbances during the fall and winter are rare.  Access to the spillway is limited and controlled by CPCO.  The habitat surrounding Tippy Dam is wooded and appears to supply adequate roosting habitat for bats during swarming.  Much of the land near Tippy Dam is controlled by CPCO and the U.S. Forest Service.  Agreements have been made with both parties to consult with the Service prior to any activities that may affect the Indiana bats and to maintain suitable habitat near the dam.  Further details on habitat management are available in the Indiana Bat Management Plan (Kurta, 1995c) and Manistee River Land Management Plan prepared in compliance with the FERC requirements for relicensing the CPCO hydropower facilities at Tippy Dam.

Indiana Bat Management Plan

In response to Article 412 of the FERC's relicensing order of 15 July 1994 for Tippy Dam, a management plan for the Indiana bat at Tippy Dam was developed .  The Indiana Bat Management Plan represents Part V of the Manistee River Land Management Plan for Tippy Dam (FERC Project No. 2580) that was filed with FERC on 16 January 1996.  The plan for the bat addresses two major threats to the continued existence of the species at Tippy Dam: 1) disturbance to hibernating bats and 2) destruction/degradation of nonhibernating bat habitat.

Disturbance during hibernation is a major threat to any species of hibernating bat (Speakman et al., 1992; Thomas, 1995a), because such disturbance may cause a bat to arouse (to raise its body temperature to a normal, active level of about 35( C) and use its limited fat stores at a rate faster than normal.  If these fat stores are depleted before the return of flying insects in spring, the bat will die of starvation (Brigham, 1987; Lyman et al., 1983).  Consequently, to prevent disturbance to hibernating Indiana bats, the plan prohibits unnecessary entry into the spillway between 1 September and 1 June of each year.  The plan also prohibits unnecessary operation of the spill gates during the same period.  Operation of the gates causes a large amount of water to enter the interior of the spillway through the lower ventilation openings, resulting in a significant increase in noise levels and presumably a sudden change in air temperature and humidity, as well as an increase in air currents.

To protect any Indiana bats that may roost outside the spillway during the summer and swarming seasons, the plan prohibits tree-cutting on Tippy Project lands, from 1 May through 1 October of each year.  Use of pesticides is prohibited during this same period to prevent contamination of the bat's food supply (insects).  In addition, the plan mandates the preservation of a suitable density of potential roost trees (>0.4/acre) on forested portions of Tippy Project land.

The plan also calls for monitoring population trends and environmental parameters to establish baseline conditions.  Population monitoring began in February 1995 and recordings of temperature and humidity were started in August 1995 and both studies ended in June 1996.  Figures 5-9 in the BA show some of the most recently compiled results of these surveys.  The Indiana Bat Management Plan requires monitoring both population levels and environmental parameters during the hibernation season (1997-1998) immediately following the spillway rehabilitation work described in the next section; such monitoring will allow CPCO and resource agencies to assess potential long-term effects of the project on all bats within the spillway, and especially the endangered Indiana bat.

Effects of the Action

Overview

Effects on the bats could either be immediate or long-term.  Immediate effects primarily would involve the disturbance of bats that are roosting in the dam during construction activities; these effects must be analyzed according to three seasons of the year when Indiana bats would utilize the spillway--"summer" (June-August), swarming (August-September), and hibernation (September-May).  Long-term effects are those that might change the temperature and/or humidity inside the spillway.   There are no interrelated, interdependent, or cumulative effects anticipated.

Immediate Effects

Summer - In Michigan, bats that roost in cavelike environments during summer are adult males and nonreproductive females, although late in the season (August), these bats may be joined by postlactating females; hence any effects of construction during this time would not impact reproductive females.  Furthermore, very few bats of any species use the spillway during the day in June, July, and August (FERC 1996), and no Indiana bats have been identified roosting in the dam during this summer period (Kurta, 1995b).  Construction activities quite likely would disturb individuals that might roost in the spillway, forcing them to move elsewhere.  Alternate roosts (trees), however, should be readily available nearby, in the surrounding Manistee National Forest and the small amount of Tippy Project land owned by CPCO.  Consequently, construction activities during June, July, and August are not likely to have an adverse effect on roosting by Indiana bats.  There should be no adverse effect on foraging either, since Indiana bats forage primarily in riparian and upland woodlands (Gardner et al., 1991; LaVal et al., 1977) and would not be expected in the immediate vicinity of the dam.

Swarming - Swarming by bats is a nocturnal activity that occurs as a prelude to hibernation and includes mating (Fenton, 1969).  Swarming typically occurs at very low levels in late July, increases slightly in early August, and is at high levels in late August through most of September, when actual mating occurs (Cope and Humphrey, 1977; Fenton, 1969; A. Kurta, unpubl. obs.).  Since swarming takes place only between dusk and dawn, construction activities occurring between dawn and dusk will have no adverse effect.  This assumes that access points--the ventilation holes and the opening in the log chute chamber--are left unimpeded for the night, as the contractor will be instructed to do.  Construction will also occur at night through 15 August, potentially interfering with swarming by a few bats that arrive very early in the season.

However, there may be a pertinent difference among species in the timing of swarming.  Although Indiana bats leave hibernation at the same time as other species in spring, they apparently arrive at hibernacula, in Indiana and Kentucky, 2-3 weeks later than little brown bats (Cope and Humphrey, 1977).  If this difference exists at Tippy Dam, then most and perhaps all Indiana bats arrive after 15 August, and it seems that nighttime construction activity at Tippy Dam, prior to 15 August, is not likely to have an adverse effect on Indiana bats.  In any event, the nocturnal disturbance to all bats will cease well before the mating season begins and before a hibernating population begins to build in early September.

Hibernation - (Spring Construction) - Construction activities, beginning with installation of the cofferdam, are slated to start as early as 5 May.  The bats are leaving hibernation at this time of year, and the population declines from near 20,000 in April, to about 7,000 on 7-11 May, to less than 100 by 24 May (FERC 1996).  Hence a large number of bats are likely to be present when cofferdam construction begins, and it is reasonable to assume that some of these may be Indiana bats, because there appears to be no difference in timing of emergence between Indiana bats and the other species (Cope and Humphrey, 1977).  Reproductively active female bats typically leave hibernation first (LaVal and LaVal, 1980), and those remaining in the spillway in early May appear to be adult males (Kurta, 1995b).

Installation of the cofferdam, particularly the installation of 75-100 concrete anchors, may create noise that is detectable within the spillway, despite the high background noise levels.  Unfortunately the effect of noise alone on hibernating bats is not clear.  Thomas (1995a) demonstrated that humans simply walking through a hibernaculum could induce arousal in a few bats.  These aroused bats would, in turn, disturb other bats, who would then disturb even more bats.  This cascade effect resulted in heightened activity within a hibernaculum hours after the humans departed.  Unfortunately, the exact stimulus that led to the original arousals is not known.  It could have been sound, light, air currents, slight changes in air temperature, or some combination of these variables.

Speakman et al. (1991), in contrast, demonstrated no reaction during hibernation by six European species of bats to a variety of sound stimuli presented in the laboratory.  Harrison (1965) showed that peripheral nerves of the little brown bat ceased conducting impulses at a body temperature of 12 (C, possibly making the animal functionally deaf while in hibernation.  Twente and Twente (1987) cited unpublished data indicating that certain sounds did not arouse hibernating big brown bats (Eptesicus fuscus) in the laboratory.  However, as Thomas (1995a) pointed out, bats tested in the laboratory generally were in hibernation for only a short time since their last arousal, and bats appear most sensitive to stimulation late in a torpor bout.  Hence, the question of whether sound alone is sufficient to arouse a hibernating bat has not been definitively answered in the scientific literature.

At Tippy Dam, the two-foot-thick concrete walls and small exterior openings should minimize the passage of airborne sounds into the spillway, but installation of concrete anchors, using a rotary impact hammer, conceivably will transmit noise and vibrations through the walls of the spillway.  The effects of this noise and vibration on hibernating Indiana bats are difficult to analyze, because the noise and vibration cannot be quantified (e.g., intensity, frequency, and duration of individual sounds, repetition rate, etc.) prior to construction.  Given the sensitivity of some bats to disturbance during hibernation, the inability to characterize the sounds in advance, and the limited literature on the subject, one must conservatively assume that some bats at Tippy Dam may be disturbed by these rehabilitation procedures and temporarily arouse from hibernation as a result.

What are the consequences of a temporary arousal?  An unscheduled arousal from hibernation is generally believed to be harmful because it requires an inordinate amount of the animal's stored fat to be expended.  Just one arousal lasting a few hours can use up as much stored fat as 68 days of continuous hibernation (Thomas et al., 1990), and if a bat's fat supplies are depleted before the return of flying insects in spring, the animal will die of starvation.

As cofferdam construction proceeds, repeated disturbances and subsequent arousals over a number of days appear likely, and it is possible that at least some bats will be prematurely forced to exit the dam in search of food.  Even though two-thirds of the bats have already left hibernation, insect abundance is generally lower in spring compared to summer, and the sudden addition of an unknown number of hungry males into the foraging population could result in heightened competition with other bats for a limited resource.  Such competition could conceivably affect the survivorship of some bats and/or the reproductive success of females, who are pregnant at this time.  In the absence of contrary data, one must assume that construction-related disturbances and the premature, seasonal arousal of bats that might result may have an adverse effect on a small number of Indiana bats.

Late Summer Construction -Construction will end with testing of the new spill gates by 5 September and removal of the cofferdam by 12 September.  Testing of the new spill gates will result in water suddenly entering the tumble bay; the water will then flow into the interior of the spillway through the lower ventilation openings.  This ultimately creates much noise inside the spillway, possibly changes the air temperature and humidity, and likely increases air currents.  Previous observations suggest that opening the spill gates greatly disturbs torpid bats in summer (Kurta, 1995b, pers. obs.), and it is reasonable to assume that this occurs during hibernation as well.

Unlike winter and spring populations, many roosting bats (estimated at 5-10%) in September and October hang on the lower half of the walls of the spillway (A. Kurta, unpubl. obs.).  During spills, water may rise 19 feet within the spillway, possibly engulfing bats that roost low on the walls, before the bats can warm and fly away.  Testing the new gates will involve only the volume of water between the spillway and the cofferdam, and this amount of water might not rise to maximum levels within the spillway.  Nevertheless, the potential exists that some bats may drown during the gate testing.  A number of dead bats were seen floating in the tumble bay on 18 March 1995 following operation of the spill gates (K. Stubbs, M. DeCapita, and A. Kurta, pers. obs.), although it was not possible to determine whether those bats had drowned or whether they were already dead and had been washed out during the spill.  Mortality of Indiana bats, resulting from floods while in hibernation, is documented for natural cave populations (DeBlase et al., 1965; Hall, 1962).

Testing of the new spill gates, therefore, is likely to have an adverse effect (drowning) on a small number of bats, potentially including Indiana bats, but this effect may be lessened by appropriate timing of the gate testing.  About 70% of the 1,078 bats present in the spillway during the day on 8 September 1995 had not yet entered hibernation, and they left to forage after sundown (A. Kurta, pers. obs.).  Consequently, the gates will be tested between one and two hours after sunset, to minimize effects on the bats.  Since insectivorous bats do not forage on wet or cold nights (Barbour and Davis, 1969), testing will be done on a night with no rain and, if possible, when external air temperatures exceed 10( C (50( F) at sundown.

Cofferdam removal will occur after the new gates are successfully tested and will involve cutting away the sheet piles with torches, but leaving the concrete anchors in place.  The noise and vibration associated with this activity and the potential disturbance to the bats would certainly be less than cofferdam installation.  Unfortunately, it is not possible to predict the intensity, frequency, and/or duration of sounds that actually will be generated by removing material from the water, placing it on heavy trucks, and hauling it away, or the level and type of noise that will be created by site-restoration activities that are scheduled to occur at the same time.  Consequently, one must conservatively conclude that the level of disturbance will be sufficient to disturb the 1,000-2,000 bats that roost in the spillway, including some Indiana bats.

The bats that have already entered hibernation by this time may be aroused by the disturbance, but the ultimate effect of an artificial arousal from hibernation at this time of year is unknown.  Although the bats would consume excess amounts of fat during the arousal process, it is not clear whether they would attempt to restore that fat by more foraging, and if they did, whether they would be successful.  Flying insects become scarce late in the year, because of cool nighttime temperatures, making foraging less productive and perhaps leading to competition with bats that have not yet started to hibernate.  In addition, most bats are sensitive to repeated disturbance at their roosting sites (Barbour and Davis, 1969), and activities scheduled for the first part of September could force some bats to abandon the spillway and search for a more peaceful place to hibernate.  Such a search may not be successful, given the lateness of the season and the lack of other hibernacula in Lower Michigan.

Effects of Construction Delays

The proposed schedule (FERC 1996) has major demolition and rehabilitation activities continuing up to 5 September.  Any delay, caused by weather or other factors, will push this work later into September, when 1,000-2,000 bats have reoccupied the spillway (FERC 1996).  It is reasonable to assume that some of these activities will disturb the bats, especially the installation of the new gates and deck, which will be occurring on top of the spillway itself.  This disturbance, of course, would be in addition to that already discussed concerning gate testing, cofferdam removal, and site restoration.

As mentioned earlier, the ultimate effect of disturbance at this time of year is unknown.  Conceivably those bats already in hibernation will arouse and deplete fat stores, but it is not known whether those individuals would be able to replenish their fat stores before flying insects disappear for the winter.  Also, repeated disturbance to hibernating or nonhibernating bats likely would force some individuals to leave and search for another hibernaculum.  The number of bats affected by delays will likely be greater than if the project were completed on time, because the period of disturbance is longer and a greater number of bats are present (FERC 1996).

Potential problems associated with delays will take on extreme importance, if the end of construction is pushed into late September and October.  The rapid buildup in the hibernating population from about 1,900 to 20,000 bats between 23 September and 20 October  (FERC 1996), combined with the relatively large proportion of bats that roost low on the walls at this time, could lead to significant disturbance and direct mortality when the new spill gates are tested.

Long-term Effects

Temperature - The spillway will retain its original configuration, wall thickness, and ventilation openings, and the addition of ballast, if required, will not interfere with airflow in and out of the spillway.  Hence no changes in internal ambient temperature, resulting from the rehabilitation, are anticipated in future years (FERC 1996).  Although the interior of the spillway may warm more than usual during the summer of construction, this should be countered by the arrival of cooler air (cooler than the water) in September followed by the restoration of water adjacent to spillway.  Internal temperatures are likely to return to "normal" following a short equilibration period after rehabilitation activities are completed.

Humidity - The installation of new gates, rehabilitation of the concrete, and sealing internal cracks and joints likely will eliminate much of the water that currently flows down the internal walls of the spillway (FERC 1996).  Although some water may continue to flow through the bottom of the spillway, such flow may be affected by the addition of extra ballast.  Consequently it is conceivable that the relative humidity within the dam may change.

Most Indiana bats hibernate in areas where the relative humidity is greater than 85% (Hall, 1962).  Attempting hibernation in too dry of an environment may lead to an increased frequency of natural arousals, because water loss during hibernation is believed, by some, to be the primary cause of natural arousals (Thomas and Cloutier, 1992; Thomas, 1995b).  An increased frequency of arousal, whether induced by disturbance or by evaporative water loss, leads to depletion of fat reserves and lessens the bat's chances of surviving the winter.  It is not certain whether a change in humidity will actually occur following rehabilitation, nor is it possible to predict what the magnitude of such a change might be.  Nevertheless, to be conservative, one must assume that a change will occur and that it may be of sufficient magnitude to have an adverse effect on hibernating Indiana bats.  However, humidity will be monitored and methods to increase humidity will be investigated if necessary.

Summary of Potential Effects of Proposed Activities on Indiana Bats

1.	Summer Roosting.  There is not likely to be an adverse effect on Indiana bats that roost in the dam during June, July, and August, when most of the construction will occur, because the total number of bats that occupy the spillway is very low, no Indiana bats are known to use the dam during these months, and, most importantly, alternate roosts are readily available.

2.	Foraging.  There is not likely to be an adverse effect on Indiana bats during foraging because their preferred habitat is riparian and upland woods, and they would not be expected to forage in the immediate vicinity of the dam.

3.	Swarming.  There is not likely to be an adverse effect on Indiana bats during the swarming season, because access points (i.e., ventilation holes and the opening in the log chute chamber) will be left unobstructed during nighttime hours after 1 August, and nighttime construction activity will cease by 15 August, which probably is prior to the arrival of this endangered species.

4.	Spring Construction and Hibernation.  Construction activities occurring in May may have an adverse effect on some Indiana bats by inducing arousals, depleting body fat stores, and perhaps prematurely forcing some bats out of hibernation and into competition with pregnant females and other bats that have already aroused.

5.	Late Summer Construction and Hibernation.  Construction activities that extend into September (cofferdam removal and site restoration) may have an adverse effect on some Indiana bats, by inducing arousals and forcing some to abandon their roost at a difficult time of year.  Testing of the new spill gates may have an adverse effect by leading directly to death by drowning.

6.	Construction Delays.  The effects mentioned in #5 will be exacerbated, due to the greater number of days on which disturbance may occur and the greater number of bats potentially affected, if construction is extended beyond 12 September.

7.	Long-term Changes in Temperature.  The spillway will retain its original configuration, wall thickness, and ventilation openings (but see Mitigation), and there should be no changes in internal ambient temperature that would affect Indiana bats.

8.	Long-term Changes in Humidity.  Rehabilitation will lessen the flow of water inside the spillway, perhaps lowering the relative humidity below 85%, which may have an adverse effect on hibernating Indiana bats by potentially increasing evaporative water loss and the frequency of natural arousals.

9.	Cumulative Effects.  Cumulative effects are not anticipated.

Effects on the Continued Existence of the Species

The preceding, conservative analysis indicates that some of the construction/rehabilitation activities associated with the spillway at Tippy Dam may have an adverse effect on Indiana bats during hibernation.  The dam, however, is on the extreme northern edge of the species' distribution in the Midwest, and consequently, the total number of Indiana bats using the spillway structure is very low.  The hibernating population at Tippy Dam, during midwinter, is estimated to range from 3 to 65 bats, with the actual value probably on the lower end of this range (Kurta, 1995b).  The number of Indiana bats that may be affected by construction/rehabilitation activities is likely to be less than the maximum number present in midwinter, if the project is completed on schedule.  This is because most activities that could impact the bats are scheduled to begin after most bats have left the spillway, and to end before most return.  If construction is delayed into October or November, it is likely that all Indiana bats at the site would be affected.  Based on criteria presented in the current Recovery Plan for the Indiana bat, the Recovery Team likely would classify the spillway as a Priority 4 hibernaculum  (the lowest priority), indicating that the spillway has "marginal significance" (USFWS, 1983:I-2).  Hence, even in the very unlikely event that all Indiana bats hibernating inside the spillway were "taken," this action is not likely to jeopardize the continued existence of the species.

Cumulative Effects

Cumulative effects include the effects of future state, local, or private actions that are reasonably certain to occur in the action area considered in this biological opinion.  Future Federal actions that are unrelated to the proposed action are not considered in this section because they require separate consultation pursuant to section 7 of the Endangered Species Act.

There are no anticipated non-federal actions that would affect the spillway or Indiana bats.  Most of the land surrounding Tippy Dam is controlled by CPCO through a FERC license, or the U.S. Forest Service.

CONCLUSION

After reviewing the current status of Indiana bats, the environmental baseline for the action area, the effects of the proposed rehabilitation of the Tippy Dam spillway, and the cumulative effects, it is the Service's biological opinion that the action, as proposed, is not likely to jeopardize the continued existence of the Indiana bat.  Critical habitat for this species has been designated.  However, this action is not near any designated areas and no destruction or adverse modification of critical habitat is anticipated.

INCIDENTAL TAKE STATEMENT

Sections 4(d) and 9 of the Endangered Species Act, as amended, prohibit taking (harass, harm, pursue, hunt, shoot, wound, kill, trap, capture or collect, or attempt to engage in any such conduct) of listed species of fish or wildlife without a special exemption.  Harm is further defined to include significant habitat modification or degradation that results in death or injury to listed species by significantly impairing behavioral patterns such as breeding, feeding, or sheltering.  Harass is defined as actions that create the likelihood of injury to listed species to such an extent as to significantly disrupt normal behavior patterns which include, but are not limited to, breeding, feeding, or sheltering.  Incidental take is any take of listed animal species that results from, but is not the purpose of, carrying out an otherwise lawful activity conducted by the Federal agency or the applicant.

Under the terms of section 7(b) and section 7(o)(2), taking that is incidental to and not intended as part of the agency action is not considered a prohibited taking provided that such taking is in compliance with the terms and conditions of this incidental take statement.

The measures described below are nondiscretionary and must be implemented by the agency so that they become binding conditions of any grant or permit issued to the applicant, as appropriate, in order for the exemption in section 7(o)(2) to apply.  The FERC has a continuing duty to regulate the activity covered by this incidental take statement.  If the FERC (1) fails to require the applicant to adhere to the terms and conditions of the incidental take statement through enforceable terms that are added to the permit, and/or (2) fails to retain oversight to ensure compliance with these terms and conditions, the protective coverage of section 7(o)(2) may lapse.

AMOUNT OR EXTENT OF TAKE

The Service anticipates that incidental take of all Indiana bats utilizing the Tippy Dam spillway may occur in the form of harm or harassment through disturbance and habitat modification.  Some disturbance of the bats may be unavoidable if the project is to be completed in time for hibernation of bats in the fall of 1997.  The proposed action may also kill Indiana bats by drowning during spillgate testing.  The disturbance and modification of habitat may significantly impair the essential behavioral patterns of the Indiana bat, including breeding, feeding, and sheltering.  If the disturbance and modification of habitat causes Indiana bats to seek other hibernaculum, the bats are not likely to survive.  However, mortality and harassment of the Indiana bats will be greatly reduced if the action is completed within the dates specified in the BA.

It is possible that unavoidable construction delays may eliminate or reduce suitable habitat for hibernating bats at Tippy Dam during the fall and winter of 1997-98.  This could result in the incidental take of all Indiana bats that utilize the dam, because there are no known suitable substitute hibernaculum nearby.  The exact number of Indiana bats at the dam is not known, but is estimated to be 3-65 individuals.

EFFECT OF THE TAKE

In the accompanying biological opinion, the Service determined that this level of anticipated take is not likely to result in jeopardy to the species or destruction or adverse modification of critical habitat.  Incidental take of the 3-65 Indiana bats associated with the proposed action is not considered a prohibited taking provided that such taking is in compliance with the terms and conditions of this incidental take statement.

REASONABLE AND PRUDENT MEASURES*

The Service believes that the following reasonable and prudent measures are necessary and appropriate to minimize take of Indiana bats:

1.	All reasonable efforts will be made to complete the proposed project within the dates specified in the BA.

2.	Reasonable actions to minimize incidental take will be implemented if unavoidable construction delays require rehabilitation activities beyond the dates proposed in the BA.

TERMS AND CONDITIONS

In order to be exempt from the prohibitions of section 9 of the Endangered Species Act, the FERC must comply with the following terms and conditions, which implement the reasonable and prudent measures described above.  These terms and conditions are nondiscretionary.

1.	The contractors bidding on the Tippy Dam spillway project must be made aware of the importance of completing the proposed action within the dates specified in the BA and the ability to complete the project within that time frame must be considered in the selection of contractors.

2.	If unavoidable construction delays are known or anticipated to extend spillway rehabilitation activities beyond the dates proposed in the BA:

A.	The Service's East Lansing Field Office must be notified as soon as possible.

B.	If portions of the proposed action that would affect Indiana bats are delayed beyond September 15, 1997, construction activities that are not required for over-winter dam safety must be delayed until the following summer (or when Indiana bats are no longer utilizing the spillway).

C.	Spillgate testing must be delayed or water prevented from entering the hollow spillway, if Indiana bats are roosting low on the spillway walls when testing is scheduled.

The reasonable and prudent measures, with their implementing terms and conditions, are designed to minimize incidental take that might otherwise result from the proposed action.  With implementation of these measures, the Service believes that the frequency of incidental take (harassment) of Indiana bats will be minimized, but that despite these measures, all (3-65) of the Indiana bats are likely to be harmed or harassed to some degree and possibly killed (see Effects of the Action).  If, during the course of the action, this minimized level of incidental take is exceeded, (such as additional levels or forms of disturbance, or greater numbers of Indiana bats are discovered) such incidental take would represent new information requiring review of the reasonable and prudent measures provided.  The Federal agency must immediately provide an explanation of the causes of the taking and review with the Service the need for possible modification of the reasonable and prudent measures.

CONSERVATION RECOMMENDATIONS

Section 7(a)(1) of the Endangered Species Act directs Federal agencies to utilize their authorities to further the purposes of the Endangered Species Act by carrying out conservation programs for the benefit of endangered and threatened species.  Conservation recommendations are discretionary agency

activities to minimize or avoid adverse effects of a proposed action on listed species or critical habitat, to help implement recovery plans, or to develop information.

1.	Potential roost trees near Tippy Dam should be maintained and managed for on a continuing basis.  The number of potential roost trees may not be limiting at this time, but timber management in the future should consider the need for roost trees for thousands of bats during the swarming period.  The density proposed in CPCO's Indiana Bat Management Plan (0.4/acre) is considered the minimum required for suitable summer habitat.  A density of at least 4/acre would provide better habitat for bats and other wildlife and would be more consistent with standards for snags used by the U.S. Forest Service on adjacent lands.

2.	The Service supports CPCO's proposal to establish an educational display near Tippy Dam for the public.  The Service would like to offer it's assistance and suggests coordination with the U.S. Forest Service and MDNR for additional educational opportunities related to bats and other species near Tippy impoundment.

REINITIATION - CLOSING STATEMENT

This concludes formal consultation on the proposed action outlined in your BA and August 20, 1996, request for initiation of formal consultation.  As provided in 50 CFR (402.16, reinitiation of formal consultation is required where discretionary Federal agency involvement or control over the action has been maintained (or is authorized by law) and if:  (1) the amount or extent of incidental take is exceeded; (2) new information reveals effects of the agency action that may affect listed species or critical habitat that was not considered in this opinion; (3) the agency action is subsequently modified in a manner that causes an effect to the listed species or critical habitat that was not considered in this opinion; or (4) a new species is listed or critical habitat designated that may be affected by the action.  In instances where the amount or extent of incidental take is exceeded, any operations causing such take must cease pending reinitiation.

For the proposed spillway rehabilitation project, the Service has authorized the take of all (3-65) Indiana bats thought to utilize the spillway as a hibernaculum.  This has been done with the understanding that relatively few Indiana bats use the dam and the proposed project is necessary for dam safety reasons.  It is also with conditions that all reasonable efforts will be made to minimize take and complete the project before most bats begin hibernation in the fall.  The Service understands that the proposed project, like most major construction projects, may experience delays that are unavoidable and result in additional take of Indiana bats.  It is important that FERC understands that the authorization for take of Indiana bats at Tippy Dam should be utilized only if necessary for public safety concerns.

Sincerely,

Charles M. Wooley

Field Supervisor

cc:  FWS, Fort Snelling, MN (ES)

CPCO, Tom Bowes

USFS, Steve Kelly

MDNR, Tom Weise

LITERATURE CITED

Barbour, R. W., and W. H. Davis.  1969.  Bats of America.  University Press of Kentucky, Lexington.

Brigham, R.  1987.  The significance of winter activity by the big brown bat (Eptesicus fuscus): the influence of fat reserves.  Canadian Journal of Zoology, 65:1240-1242.

Clawson, R. L., R. K. LaVal, M. L. LaVal, and W. Caire.  1980.  Clustering behavior of hibernating Myotis sodalis in Missouri.  Journal of Mammalogy, 61:245-253.

Cope, J. B., and S. R. Humphrey.  1977.  Spring and autumn swarming behavior in the Indiana bat, Myotis sodalis.  Journal of Mammalogy, 58:94-95.

DeBlase, A. F., S. R. Humphrey, and K. S. Drury.  1965.  Cave flooding and mortality in bats in Wind Cave, Kentucky.  Journal of  Mammalogy, 46:96.

Federal Energy Regulatory Commission.  1996.  Biological assessment of the spillway rehabilitation project at Tippy Dam, Manistee Co., Michigan.

Fenton, M. B.  1969.  Summer activity of Myotis lucifugus (Chiroptera: Vespertilionidae) at hibernacula in Ontario and Quebec.  Canadian Journal of Zoology, 47:597-602.

Gardner, J. E., J. D. Garner, and J. E. Hofmann.  1991.  Summer roost selection and roosting behavior of Myotis sodalis (Indiana bat) in Illinois.  Unpublished report, Illinois Natural History Survey, Champaign, 56 pp.

Hall, J. S.  1962.  A life history and taxonomic study of the Indiana bat, Myotis sodalis.  Reading Public Museum and Art Gallery Publications, 12:1-58.

Harrison, J. B.  1965.  Temperature effects on responses in the auditory system of the little brown bat, Myotis lucifugus.  Physiological Zoology, 38:34-48.

Humphrey, S. R.  1978.  Status, winter habitat, and management of the endangered Indiana bat, Myotis sodalis.  Florida Scientist, 41:66-76.

Humphrey, S. R., A. R. Richter, and J. B. Cope.  1977.  Summer habitat and ecology of the endangered Indiana bat, Myotis sodalis.  Journal of Mammalogy, 58:334-346.

Kurta, A.  1980.  Status of the Indiana bat, Myotis sodalis, in Michigan.  Michigan Academician, 13:31-36.

Kurta, A.  1982.  A review of Michigan bats: seasonal and geographic distribution.  Michigan Academician, 14:295-312.

Kurta, A.  1995a.  Mammals of the Great Lakes Region.  University of Michigan Press, Ann Arbor, 376 pp.

Kurta, A.  1995b.  Bats and Tippy Dam; population estimates and species composition.  Unpublished report.  Consumers Power Company, Cadillac, Michigan,  28 pp.

Kurta, A.  1995c.  Part V -- Indiana bat management plan.  Manistee River land

management plan.  Consumers Power Company, Cadillac, Michigan, 25 pp.

Kurta, A.  1996.  Preliminary survey of bats hibernating in abandoned mines of the Upper Peninsula.  Unpublished report, Natural Heritage Grants Program,

Michigan Department of Natural Resources, 41 pp.

Kurta, A., and J. Caryl.  1995.  Roosting habitat of the endangered Indiana bat (Myotis sodalis) in southeastern Michigan.  Unpublished report, Natural Heritage Grants Program, Michigan Department of Natural Resources, 30 pp.

Kurta, A. and J. A. Teramino.  1994.  A novel hibernaculum and noteworthy records of the Indiana bat and eastern pipistrelle (Chiroptera: Vespertilionidae).  American Midland Naturalist, 132:410-413.

Kurta, A., T. Hubbard, and M. E. Stewart.  1989.  Bat species diversity in central Michigan.  Jack-Pine Warbler, 67:80-87.

Kurta, A., K. J. Williams, and R. Mies.  In press.  Ecological, behavioral, and thermal observations of a peripheral population of Indiana bats.  In Bats and Forests (R. M. R. Barclay and R. M. Brigham, eds.).  Province of British Columbia, Ministry of Forests Research Program, Working Paper.

Kurta, A., D. King, J. A. Teramino, J. M. Stribley, and K. J. Williams.  1993.  Summer roosts of the endangered Indiana bat (Myotis sodalis) on the northern edge of its range.  American Midland Naturalist, 129:132-138.

Kurta, A., J. Kath, E. L. Smith, R. Foster, M. W. Orick, and R. Ross.  1993.  A maternity roost of the endangered Indiana bat (Myotis sodalis) in an unshaded, hollow, sycamore tree (Platanus occidentalis).  American Midland Naturalist, 130:405-407.

Laval, R. K., and M. L. LaVal.  1980.  Ecological studies and management of Missouri bats, with emphasis on cave-dwelling species.  Missouri Department of

Conservation, Terrestrial Series, 8:1-53.

LaVal, R. K., R. L. Clawson, M. L. LaVal, and W. Caire.  1977.  Foraging behavior and nocturnal activity patterns of Missouri bats, with emphasis on the endangered species Myotis grisescens and Myotis sodalis.  Journal of Mammalogy, 58:592-599.

Lera, T. M., and S. Fortune.  1979.  Bat management in the United States: a survey of legislative actions, court decisions, and agency interpretations.  National Speleological Society Bulletin, 41:3-9.

Lyman, C. P., J. S. Willis, A. Malan, and L. C. H. Wang (eds.).  1982.  Hibernation and torpor in mammals and birds.  Academic Press, New York, 317 pp.

Raesly, R. L., and J. E. Gates.  1987.  Winter habitat selection by North Temperate cave bats.  American Midland Naturalist, 118:15-31.

Richter, A. R., S. R. Humphrey, J. B. Cope, and V. Brack, Jr.  1993.  Modified cave entrances: thermal effect on body mass and resulting decline of endangered Indiana bats (Myotis sodalis).  Conservation Biology, 7:407-415.

Romme, R. C., K. Tyrell, and V. Brack, Jr.  1995.  Literature summary and habitat suitability index model: components of summer habitat for the Indiana bat, Myotis sodalis.  Unpublished report.  Nongame Program, Indiana Department of Natural Resources. 43 pp.

Speakman, J. R., P. I. Webb, and P. A. Racey.  1991.  Effects of disturbance on the energy expenditure of hibernating bats.  Journal of Applied Ecology, 28:1087-1104.

Thomas, D. W.  1995a.  Hibernating bats are sensitive to nontactile human disturbance.  Journal of Mammalogy, 76:940-946.

Thomas, D. W.  1995b.  The physiological ecology of hibernation in vespertilionid bats.  In Ecology, evolution, and behaviour of bats (P. A. Racey and S. M. Swift, eds.).  Oxford University Press, London.

Thomas, D. W., and D. Cloutier.  1992.  Evaporative water loss by hibernating little brown bats, Myotis lucifugus.  Physiological Zoology, 65:443-456.

Thomas, D. W., M. Dorais, and J. M. Bergeron.  1990.  Winter energy budgets and cost of arousal for hibernating little brown bats, Myotis lucifugus.  Journal of Mammalogy, 71:475-479.

Thomson, C. E.  1982.  Myotis sodalis.  Mammalian Species, 163:1-5.

Tuttle, M. D., and D. A. R. Taylor.  1994.  Bats and mines.  Bat Conservation

International, Austin, Texas.  Resource Publication, 2:1-41.

Twente, J. W., and J. Twente.  1987.  Biological alarm clock arouses hibernating big brown bats, Eptesicus fuscus.  Canadian Journal of Zoology, 63:2955-2961.

United States Fish and Wildlife Service.  1983.  Recovery plan for the Indiana bat.  Washington, D. C.  80 pp.