Management Plan

Collaborative Design and Development

of the

Community Climate System Model

Department of Energy

Office of Biological and Environmental Research

Scientific Discovery through Advanced Computing

Principal Investigators

Bob Malone (LANL) and John Drake (ORNL)

Co-Principal Investigators

Chris Ding (LBNL), Steve Ghan (PNNL),

Doug Rotman (LLNL), John Taylor (ANL),

Jeff Kiehl (NCAR), Warren Washington (NCAR),

S.-J. Lin (NASA/DAO)

May 2002

1	Introduction	1

2	Objectives	1

3	Multiple levels of coordination	1

3.1	Coordination among DOE Labs	2

3.1.1	Principal Investigators	2

3.1.2	Laboratory Coordinators	3

3.1.3	Topic Leaders	3

3.1.4	Topic Coordinators	3

3.2	Coordination with CCSM	3

3.2.1	Working Groups	4

3.2.2	Scientific Steering Committee	5

3.2.3	CCSM Advisory Board	5

3.3	Coordination with CCPP	5

3.4	Coordination with SciDAC Program Elements	6

3.5	Coordination with ESMF	6

Appendices	8

A. Acronyms	8

B. Names, affiliations, and primary interests	8

C. SciDAC-ESMF Memorandum Of Understanding	9

# Introduction†

This project employs multi-disciplinary teams to accelerate development of the Community Climate System Model (CCSM), based at the National Center for Atmospheric Research (NCAR).  A consortium of six Department of Energy (DOE) National Laboratories will collaborate with NCAR and the NASA Data Assimilation Office (DAO).  The laboratories are Argonne (ANL), Los Alamos (LANL), Lawrence Berkeley (LBNL), Lawrence Livermore (LLNL), Oak Ridge (ORNL), and Pacific Northwest (PNNL).  The proposed work focuses on software design with extensive documentation of the CCSM and its component models; performance optimization of the dynamical cores and other critical aspects of the atmosphere, ocean, and sea ice models; and the introduction of atmospheric chemistry and ocean biogeochemistry into the model.

Key objectives are to develop, validate (through comparison with observed data), document and optimize the performance of the CCSM, a comprehensive coupled climate model, using the latest software engineering methodology.  This management plan defines roles and responsibilities to assure that the proposed work remains coordinated, focused, and compatible with the objectives of the CCSM Scientific Steering Committee, while supporting the DOE Climate Change Prediction Program (CCPP).

As part of the DOE Scientific Discovery through Advanced Computing (SciDAC) program, the “CCSM Consortium” must also work collectively with applicable parts of the whole SciDAC infrastructure development efforts, namely the Integrated Software Infrastructure Centers (ISICs) and National Collaboratories (NCs).  The project also acts as a focal point for collaborations with related efforts sponsored by other agencies, such as the NASA Earth System Modeling Framework (ESMF).

# Objectives

The overarching objective of the SciDAC CCSM Model Development project is to work in collaboration with NCAR to develop and maintain the CCSM as a state-of-the-art climate model optimized for performance, portability, and interoperability on a range of parallel computer architectures. Another objective is to facilitate its use to gain the best possible scientific understanding of climate variability and global change on decadal to century time scales.  This project seeks to implement modern software engineering practices and modular, open development of each component of the CCSM.   Efficient parallel execution for high-throughput climate simulations at multiple resolutions will be achieved through flexible model configurations and optimized utilities and algorithm libraries.  The completeness of the model will also be extended through the development of new physical parameterizations, chemical and biogeochemical process models, more accurate dynamical representations, and more efficient solution methods.

# Multiple levels of coordination*

Coordination of the SciDAC project must take place at several levels.

- It is necessary to coordinate contributions from several DOE labs in each of many topic areas (see Tasble 1 below).

- Activities in DOE labs must be coordinated with related activities at NCAR and NASA/DAO, to avoid duplication of effort and to insure that DOE contributions are both timely and relevant to the overall CCSM goals.

- SciDAC activities ultimately must be compatible with the overall vision for CCSM determined by the collection of CCSM Working Groups (WGs) and the CCSM Scientific Steering Committee (SSC).

- SciDAC activities must complement, yet be compatible with, CCPP objectives.

- As part of the DOE SciDAC program, this SciDAC Consortium project is expected to interact with and benefit from research and development activities in the rest of the SciDAC program, namely, the Integrated Software Infrastructure Centers (ISICs) and National Collaboratories (NCs).

- SciDAC activities must be compatible with NCAR plans for future evolution of CCSM, for example, the expected adoption of ESMF.

Clearly, for DOE laboratory scientists to be effectively involved in so many aspects of CCSM, it is imperative that they participate actively in relevant activities.  Most important is involvement in the Working Groups as members or, if possible, as co-chairs.  This is where alternative approaches are evaluated and compared prior to making recommendations to the SSC.  Attendance at the annual summer meeting in Breckenridge provides a unique opportunity to see the “big picture” of CCSM’s progress.  Obviously, if the opportunity arises, it can be very helpful to serve as a member of the CAB or SSC.

## Coordination among DOE Labs

This SciDAC Consortium project involves different subsets of six DOE laboratories contributing to different aspects of CCSM development and evaluation (see Table 1). The nomenclature used to describe different managerial responsibilities is explained here.

Coordination will take place by means of weekly teleconference calls, supplemented by monthly Access Grid meetings.  Problems will dealt with via email, telephone and mini-teleconference calls.  Semi-annual meetings will be held.  One will take place In Breckenridge on the Monday immediately preceding the annual CCSM Workshop in late June. The second will be held in conjunction with the periodic CCPP program review, if conveniently spaced in time, in conjunction with a major SciDAC meeting, or possibly via the Access Grid. A project web page is maintained at http://www.scidac.org/CCSM.

### Principal Investigators

The PIs, Bob Malone (LANL) and John Drake (ORNL), will coordinate the all aspects of the project among the participating DOE laboratories and corresponding activities at NCAR and NASA/DAO.  The PIs are responsible for (a) monitoring progress of SciDAC tasks, (b) negotiating the roles of the DOE labs relative to one another and NCAR, and (c) insuring through discussions with CCSM management that SciDAC contributions are compatible with CCSM objectives.  The PIs will provide semi-annual reports on the progress of the project to the DOE program sponsors.  These will include highlights of the project and status of scheduled tasks and milestones.  Drake and Malone will also act as serve as liaisons to NCAR and CCSM management for the coordination of the project.

### Laboratory Coordinators

Each participating DOE lab has a designated Laboratory Coordinator for the project, whose purview cuts across all topics being pursed at that laboratory.  It is the responsibility of the Lab Coordinators to communicate issues and progress to the PIs and to help manage ongoing activities at their labs. Laboratory Coordinators and their NCAR and NASA/DAO counterparts are listed (italicized) in the second row of Table 1.  Generally speaking, the Lab Coordinators are the PIs and co-PIs listed on the title page.

| Topic | NCAR | NASA/DAO | ANL | LANL | LBNL | LLNL | ORNL | PNNL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coordinators | Kiehl | Lin | Taylor | Malone | Ding | Rotman | Drake | Ghan |
| SWE | Craig | Sawyer | Larson | Jones |  |  | Worley |  |
| CAM | Williamson | Lin | Jacob |  | Woo-Sun | Mirin | Drake | Ghan |
| COM/POP | Gent |  | Jacob | Jones |  | Duffy |  |  |
| CSIM/CICE | Holland |  | Taylor | Lipscomb |  |  |  |  |
| CLM | Bonan |  | Larson |  |  |  | Hoffman | Ghan |
| Coupler | Bettge |  | Larson | Jones | Ding |  |  |  |
| Atmos Chem | McKenna |  | Taylor |  |  | Rotman | Erickson |  |
| Biogeochem | Doney |  | Taylor | Maltrud |  | Caldiera | Erickson |  |

Table 1.  Laboratory Coordinators (italicized in second row) are responsible for overseeing all activities at their respective institutions and high-level coordination among institutions.  Major topic areas (component models, major new subcomponent models) are listed in the first column, followed by Topic Leaders and (in bold) Topic Coordinators.

### Topic Leaders

Each lab that is contributing to a particular topic area has selected a “Topic Leader”, whose job is to monitor progress within that lab and coordinate with Topic Leaders for the same topic at other DOE labs.

### Topic Coordinators

In each topic, the PIs have appointed one of the Topic Leaders the overall DOE lab “Topic Coordinator”, whose job is to monitor progress and, with the help of the Topic Leaders, coordinate work among the DOE labs and with NCAR and NASA/DAO.

## Coordination with CCSM

The management structure of the CCSM project at NCAR has three parts: the Scientific Steering Committee (SSC), the CCSM Advisory Board (CAB), and a collection of Working Groups, each devoted to a component model, scientific research area, or other aspect of CCSM.  Detailed information about the CCSM management structure and scientific plans is available on-line at http://www.cgd.ucar.edu/csm.

### Working Groups

Each of the topic areas listed in Table 1 falls within the scope of some CCSM Working Group (WG).  Each working group consists of scientists who come together to work on topics in which they share common interest.  Membership in any WG is open to all persons having an interest in the topic.  The WGs allow scientists to participate in cooperative research, compare different approaches, and minimize unnecessary duplication.  The WGs present their research and recommendations, preferably based on consensus, to the SSC, which has the authority to accept or reject any recommendation. The SSC may also call for further research before any decision is made.  Thus, it is imperative that SciDAC personnel be involved closely in the activities of relevant WGs.

At present, there are nine WGs, each co-chaired by one or more non-NCAR scientists and zero or more NCAR-based scientists.  The topic areas and co-chairs of each WG are displayed in Table 2.  DOE laboratory scientists appear in italics.

| Working Group | Co-chairs | Affiliations |
| --- | --- | --- |
| Atmosphere Model | William Collins | NCAR |
|  | David Randall | Colorado State University |
| Ocean Model | Peter Gent | NCAR |
|  | Richard Smith | Los Alamos National Laboratory |
| Land Model | Gordon Bonan | NCAR |
|  | Paul Houser | NASA Goddard Space Institute |
| Polar Climate | Richard E. Moritz | University of Washington |
|  | Elizabeth Hunke | Los Alamos National Laboratory |
| Paleoclimate | Bette Otto-Bliesner | NCAR |
|  | Lisa Sloan | University of California-Santa Cruz |
| Climate Variability | Mike Alexander | NOAA/CDC |
|  | J. Hurrell | NCAR |
| Biogeochemistry | Scott Doney | NCAR |
|  | Inez Fung | University of California-Berkeley |
| Climate Change | Warren Washington | NCAR |
| And Assessment | Gerald Meehl | NCAR |
|  | Karl Taylor | Lawrence Livermore National Laboratory |
| Software | Richard Rood | NASA Goddard Space Flight Center |
| Engineering | Cecelia DeLuca | NCAR |
|  | Tony Craig | NCAR |

Table 2.  Names (topic areas) of CCSM Working Groups and Co-chairs.

Communications with the WGs occurs only through participation by DOE scientists and managers in relevant WGs.  In several cases, DOE scientists are co-chairs of WGs.  Active involvement is the most effective way to influence the direction taken by WGs.

### Scientific Steering Committee

The CCSM Scientific Steering Committee (SSC) provides scientific leadership for the CCSM project, including oversight of activities of working groups, coordination of model experiments, decision making on model definition and development, and encouragement of external participation in the project.  The SSC determines what working groups should be organized and oversees the activities of these working groups. The co-chairs for each working group are appointed by the SSC.  The major scientific responsibility of the SSC is to decide which components and/or parameterizations should be included in future versions of CCSM. Proposals for new components and/or parameterizations should come from the appropriate working groups, together with appropriate reasons for the recommended changes and documentation of the results.

The CCSM SSC members consist of the Director of NCAR's Climate and Global Dynamics (CGD) Division plus eight additional scientists. The present membership of the SSC is given in Table 3.

| Jeff Kiehl, Chair | NCAR |
| --- | --- |
| Chris Bretherton | University of Washington |
| Ping Chang | Texas A&M University |
| Jim Hack | NCAR |
| Peter Gent | NCAR |
| Maurice Blackmon | NCAR |
| Cecilia Bitz | University of Washington |
| Daniel McKenna | NCAR |
| Scott Doney | Woods Hole |

Table 3.  Membership of the CCSM Scientific Steering Committee.

It is worth noting that most SciDAC scientists have no access to the SSC as a unit, so the only mechanism that presently exists for communication between SciDAC and the SSC is conversations with individual members of the SSC.  That seems sufficient for now.

### CCSM Advisory Board

In addition to the SSC, CCSM has an Advisory Board (CAB) that meets twice annually to review the progress and status of the CCSM program.  The CAB then writes a report (letter) to the President of UCAR, the Director of NCAR, and the Leader of the Climate and Global Dynamics Division.  In January, 2002, John Drake became a member of CAB, taking over from Bob Malone, who served a three-year term starting in 1998.

## Coordination with CCPP

In its present form, the CCPP comprises numerous university grants plus three major projects: the Parallel Climate Model (PCM) project at NCAR (Warren Washington, PI); the Program for Climate Model Diagnosis and Intercomparison (PCMDI) at LLNL (Doug Rotman, Acting Director); and the Climate, Ocean and Sea Ice Modeling (COSIM) project at LANL (Bob Malone, PI).  PCM is merging with CCSM2 in 2002, while the COSIM project supplies the ocean component model (POP) and much of the sea ice component model (CICE) to the CCSM2.  PCMDI is playing an important role in evaluation and validation of CCSM2.  Thus strong ties already exist between CCPP, CCSM, and the SciDAC CCSM Consortium.

## Coordination with SciDAC Program Elements

The full SciDAC program within DOE spans a wide range of applications, of which climate modeling is the largest.  Cross-cutting activities in numerical methods, adaptive grids, mathematical libraries, data management, and computational performance optimization are supported by seven Integrated Software Infrastructure Centers (ISICs).  Software tools that support multi-site interactions of various types are supported by ten National Collaboratory (NC) projects.  Collaborations between the SciDAC CCSM Consortium and several of the SciDAC ISICs and Collaboratories have been established.  Table 4 lists those most pertinent to the SciDAC CCSM Consortium project, along with the lead investigators at each institution; the Principal Investigator of each ISIC or NC is in bold.  Tasks in collaboration with other SciDAC projects are tracked along with other project tasks.  Note that the Geodesic Climate Model project led by David Randall (CSU) is another SciDAC Climate project, not an ISIC or NC.  The Earth System Grid is an NC.

| ISIC/NC | NCAR | ANL | LANL | LBNL | LLNL | ORNL | Other |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Earth Sys Grid | Middleton | Foster |  |  | Williams | White |  |
| Geodesic CM |  |  | Baumgardner |  |  |  | Randall (CSU) |
| PERC ISIC |  |  |  | Bailey |  | Worley |  |
| CCA ISIC |  | Freitag | Rasmussen |  | Armstrong | Bernholdt |  |
| TSTT ISIC |  | Freitag |  |  | Brown |  | Glimm (BNL) |
| TOPS ISIC |  |  |  |  | Keyes |  |  |
| APDEC ISIC |  |  |  | Colella | Brown |  |  |

Table 4.  SciDAC projects pertinent to CCSM Consortium.  PI names in bold.

## Coordination with ESMF

The Earth System Modeling Framework (ESMF) project is a three-year, multi-institutional effort to develop a modeling framework that can be adopted by all of the major weather and climate modeling institutions in the US.  It is funded by NASA as the third phase of its HPCC program.  NCAR is the lead organization, and the fact that the lead PI is Tim Killeen, director of NCAR, indicates the strong commitment that NCAR has to make this project successful and to adopt ESMF in a future version of CCSM.

The ESMF will establish standards for interfaces between component models by means of a universal “coupler”, interfaces to subcomponent models, grid types, field types, underlying utility and machine-dependent layers, and a control layer at the top.  The objective is to greatly simplify the interchangeability of component models and subcomponent parameterizations while maintaining high performance and transparent portability across a range of computer architectures.  Work funded by DOE can play an important role in ESMF.  The Model Coupling Toolkit (MCT) developed at ANL under the Accelerated Climate Prediction Initiative (ACPI) “Avante Garde” pilot project and the present SciDAC CCSM Consortium, provides many of the foundational concepts for ESMF.  The Spherical Coordinate Remapping and Interpolation Package (SCRIP) developed at LANL will also be adopted in modified form as part of ESMF’s “toolkit”.  MCT is the basis for the newest coupler, CPL6, which will appear in a later version of CCSM2.  CPL6 is also a prototype for the ESMF coupler.

Because the SciDAC Consortium project is focused exclusively on CCSM and its long-term development, and because NCAR has a strong commitment to adopt ESMF – if it meets its performance goals – SciDAC has an implied commitment to ESMF.  While SciDAC funds will not be used to support ESMF directly, improvements in MCT and SCRIP under SciDAC will ultimately benefit ESMF.  Also, Phil Jones (LANL), Jay Larson and Rob Jacob (ANL) are co-investigators on the ESMF proposal to NASA, and therefore stand to receive NASA funding to explicitly support their work on ESMF.

Communications with the ESMF project occurs directly through the ANL and LANL co-investigators named above, and frequent emails and telephone conversations with Cecilia DeLuca (NCAR Co-PI on ESMF and Co-chair of the CCSM Software Engineering WG).

A Memorandum of Understanding between the NCAR-based ESMF project, the ANL-based MCT project, and SciDAC Consortium management has been written and signed.  The full text appears in Appendix C.

Appendices

A. Acronyms

ANL	Argonne National Laboratory

CCSM	Community Climate System Model (NCAR and other institutions)

CICE	Sea ice model (LANL)

DAO	Data Assimilation Office (NASA)

DOE	Department of Energy

ESMF	Earth System Modeling Framework (NCAR and other institutions)

HPCC	High Performance Computing and Communications (multi-agency

program)

ISIC 	Integrated Software Infrastructure Center (SciDAC)

LANL	Los Alamos National Laboratory

LBNL	Lawrence Berkeley National Laboratory

LLNL	Lawrence Livermore National Laboratory

MCT	Model Coupling Toolkit (ANL)

NASA	National Aeronautics and Space Administration

NC	National Collaboratory (SciDAC)

NCAR	National Center for Atmospheric Research

NSF	National Science Foundation

ORNL	Oak Ridge National Laboratory

PCMDI	Program for Climate Model Diagnosis and Intercomparison (LLNL)

POP	Parallel Ocean Program (LANL)

PNNL	Pacific Northwest National Laboratory

SciDAC	Scientific Discovery through Advanced Computing (DOE program)

SCRIP	Spherical Coordinate Remapping and Interpolation Package (LANL)

SSC	CCSM Scientific Steering Committee

B. Names, affiliations, and primary interests

The following table contains the full names, affiliations, primary interests and roles (in the context of this management plan) of individuals referred to in this document.  Names in italics identify people not funded under the SciDAC CCSM Consortium project.

| Last name | First name | Laboratory | Primary Interest | Primary role |
| --- | --- | --- | --- | --- |
| Armstrong | Rob | SNL | Common Comp. Arch. | PI: CCA ISIC |
| Bailey | David | LBNL | Model performance | PI: PERC ISIC |
| Baumgardner | John | LANL | Ocean model | Co-I: Geodesic CM |
| Bernholdt | David | ORNL | SW Engineering | CCA ISIC |
| Bettge | Tom | NCAR | Coupled model | Coupler lead |
| Bonan | Gordon | NCAR | Land-surface model | Co-Ch: Land WG |
| Brown | David | LLNL | Applied math | Co-I: two ISICs |
| Bryan | Frank | NCAR | Ocean model | Co-I: Consortium |
| Bryan | Kirk | Princeton | Ocean model | PI: SciDAC grant |
| Collela | Phil | LBNL | Applied math | PI: PDEs ISIC |
| Craig | Tony | NCAR | SW Engineering | Ldr: NCAR SWE Grp |
| DeLuca | Cecilia | NCAR | SW Engineering | Co-PI: ESMF |
| Ding | Chris | LBNL | SW Engineering | Co-I: Consortium |
| Doney | Scott | NCAR | Biogeochemistry | Co-Ch: Biogeo WG |
| Drake | John | ORNL | Atmospheric model | Co-PI: Consortium |
| Duffy | Phil | LLNL | Hi-res atmosphere | Co-I: Consortium |
| Erickson | David | ORNL | Biogeochemistry | DOE lead: Biogeo |
| Foster | Ian | ANL | Earth system grid | PI: Earth Sys Grid NC |
| Freitag | Laurie | ANL | SW Engineering | Co-I: two ISICs |
| Gent | Peter | NCAR | Ocean model | Co-Ch: Ocean WG |
| Ghan | Steve | PNNL | Atmospheric model | Co-I: Consortium |
| Glimm | Jim | BNL | Applied math | PI: TSTT ISIC |
| Hoffman | Forrest | ORNL | Land-surface model | DOE lead: Land |
| Hunke | Elizabeth | LANL | Sea-ice model | Co-Ch: Polar Cli WG |
| Jacob | Rob | ANL | Coupler, SWE | Co-I: Consortium |
| Keyes | David | Old Dominion | Applied math | PI: TOPS ISIC |
| Kiehl | Jeff | NCAR | Coupled model | Ldr: CCSM Project |
| Larson | Jay | ANL | Coupler, SWE | Co-I: Consortium |
| Lin | S. J. | NASA/DAO | Lin-Rood dycore | Co-I: Consortium |
| Malone | Robert | LANL | Project coordination | Co-PI: Consortium |
| Maltrud | Mat | NCAR | Ocean analysis | Co-I: Consortium |
| McKenna | Daniel | NCAR | Atmos chemistry | Ldr: Atm Chem Div |
| Middleton | Don | NCAR | Earth system grid | Co-I: Earth Sys Grid |
| Mirin | Art | LLNL | Atmospheric model | Co-I: Consortium |
| Randall | David | CSU | Coupled model | PI: Geodesic Grid CM |
| Rasmussen | Craig | LANL | Common Comp. Arch. | Co-I: CCA ISIC |
| Rood | Ricky | NASA/DAO | Lin-Rood dycore | Co-Ch: SWE WG |
| Rothstein | Louis | URI | Biogeochemistry | PI: NOPP Biogeochem |
| Rotman | Doug | LLNL | Atmos chemistry | Co-I: Consortium |
| Sawyer | Will | NASA/DAO | SW Engineering | Co-I: Consortium |
| Smith | Rick | LANL | Ocean model | Co-Ch: Ocean WG |
| Taylor | John | ANL | Biogeochemistry | Co-I: Consortium |
| Washington | Warren | NCAR | Coupled model | Co-I: Consortium |
| Williams | Dean | LLNL | Diagnostic tools | Co-PI: ESG |
| Williamson | David | NCAR | Atmospheric model | Co-I: Consortium |
| Worley | Pat | ORNL | Model performance | Co-I: PERF ISIC |

C. SciDAC-ESMF Memorandum Of Understanding

In order to clarify the relationship between ESMF and the SciDAC Consortium, a Memorandum of Understanding has been drafted and co-signed.  The text follows.

Subject: Proposed Interaction of the DOE-funded SciDAC CCSM Consortium project with the NASA-funded Earth System Modeling Framework project

Background: The SciDAC CCSM Consortium project and the Earth System Modeling Framework (ESMF) project are two closely allied efforts involving improvements to the Community Climate System Model (CCSM). The five-year SciDAC project, funded by DOE in October 2001, will improve both the computational and scientific capabilities of the CCSM.  The three-year Earth System Modeling Framework (ESMF) project, funded by NASA in March 2002, will create a common modeling infrastructure that the Earth science community can leverage to solve common computational problems.  The CCSM is an ESMF testbed application.

These two projects intersect primarily in the coupling system for the CCSM. The precursor to the SciDAC project, the eighteen-month DOE Accelerated Climate Prediction Initiative (ACPI) "Avant Garde" effort, had as one of its focus areas the development of a new CCSM coupler, CPL6.  The current CCSM coupler, CPL5, is not distributed and would become a performance bottleneck for the CCSM as the modeling effort grows. CPL6 development began under ACPI and continues under SciDAC. One of the important outgrowths of this effort is the creation of the Model Coupling Toolkit (MCT) by Jay Larson and Rob Jacob of Argonne National Laboratory (ANL).  The concepts and implementation of MCT are of great potential benefit to the ESMF effort, which is also charged with developing flexible coupling tools to increase interoperability and reuse across a large set of climate and weather models and data assimilation systems.  Another important contribution to ESMF will be the Spherical Coordinate Remapping and Interpolation Package (SCRIP) developed by Phil Jones of Los Alamos National Laboratory (LANL).  SCRIP is used in CPL5 and will be used, in modified form, in CPL6 and ESMF.

Participation of DOE scientists in ESMF  It is critical that a computationally improved CCSM, including a coupler with both performance and flexibility enhancements, be delivered in a timely manner to meet the needs of both CCSM scientists and DOE climate program objectives.  The DOE SciDAC CCSM Consortium project has a commitment to support CCSM development.  The CCSM project, in turn, is committed to evaluating the ESMF software, including ESMF coupling services, and to adopting the software if it meets project requirements for performance, robustness, ease of use, and flexibility.  To maximize the benefit to ESMF of DOE work on the CCSM, specifically MCT and SCRIP, it is important to involve DOE scientists in the definition of requirements for and early prototyping of ESMF.  In order that such contributions to ESMF do not adversely impact the progress of DOE-funded SciDAC activities, participation of DOE scientists in ESMF must be supported by NASA funding.

Current Status and Plans  In addition to developing MCT, which includes tools for representing and transferring gridded data and its associated metadata, Larson and Jacob advised an NCAR CGD team, led by Tom Bettge, on the development of higher-level objects such as bundles of fields and distributed grids.  A unit tester of CPL6, called YAK, has been implemented, and it successfully transfers data between models and the coupler.  The prototype coupler is distributed, has shown some performance enhancement over CPL5, and greatly increases flexibility in modifying the fields sent between models.  CPL6 requires some functional enhancement, performance optimization, and improvements in robustness before it becomes viable as a replacement for CPL5.

The functionality represented by MCT will be necessary for ESMF, and, like other coupling software such as the Flexible Modeling System from GFDL and the Goddard Earth Modeling System, will likely come close to satisfying ESMF requirements. As such it is an excellent prototype for ESMF coupling services.  Like Larson, Phil Jones is a joint SciDAC/ESMF investigator, whose SCRIP software will be optimized and extended under ESMF funding for use in the framework.  Will Sawyer of the NASA Goddard Data Assimilation Office is also working on both the SciDAC and ESMF project, contributing his experience in developing the PILGRIM (Parallel Integrated Library for GRId Manipulation) communication library.  However, the scope of ESMF also encompasses extension and optimization of data types for time-variant, ungridded observations; introduction into the coupler of on-line generation of grid-interpolation weights; additional high-level features such as a component registry; sets of utilities unrelated to coupling; and, perhaps most importantly, the collective standardization of interfaces so that the modeling community can more easily interchange models and reuse coupling and other infrastructure software.

Currently the ESMF team is beginning a requirements collection process that will extend through early summer 2002.  A specification and prototype implementation are scheduled for summer 2003.  A production version of the ESMF is anticipated in summer 2004.  If ESMF meets the requirements of the CCSM, it will be adopted in the production version of CCSM as scheduling permits.

Although currently unfunded by NASA, Larson is an investigator on the ESMF project and has been active in meetings and teleconferences since the ESMF collaboration formed in early 2000.  One of the critical roles that the Argonne team has played is as a liaison to the broader computer science community for both the CCSM and ESMF.  Larson is a collaborator on the Common Component Architecture (CCA) project, a DOE effort that seeks to enhance interoperability of scientific applications through CORBA-like standardization of components and data transfer services.  He has been conducting research into alternative programming languages for coupling tools and into language interoperability tools.  These areas are of central importance to the ESMF, which has committed to providing multiple language bindings. Through Larson, the ESMF and CCSM have been informed of new computer science opportunities and results, and the ESMF and CCSM have been represented to the computer science community.

Continued development of MCT  Because the purpose of the SciDAC CCSM Consortium is to support development of CCSM, the Consortium management position is to endorse ESMF to the extent that it is approved by the Scientific Steering Committee, the ultimate decision-making body of the CCSM.  It is hoped and expected that the expertise and experience acquired by DOE scientists during the development of MCT and SCRIP inform ESMF.  Continued development of MCT in the near term (~1-2 years) is necessary to meet SciDAC goals, and should not be construed as competing with ESMF.  This is consistent with CCSM plans to incorporate a completed and proven CPL6 into the CCSM during 2002.  In the longer term, SciDAC support for MCT may continue under the following conditions:

- If an enhanced MCT is required for improvements to CPL6 while it serves as the CCSM coupler.

- If a good case can be made that MCT is a more appropriate testbed for prototyping some new capability than is ESMF itself.  However, it is expected that this new capability will be rapidly transferred to ESMF.

- In the unlikely event that ESMF does not reach its milestones and is not completed or adopted.

Of course, MCT development will continue, regardless of the "Consortium", if MCT has another (paying) customer whose needs are best met by MCT.

Conclusions  It is essential for the alignment of these projects and a smooth transition of the CCSM from MCT-based couplers to ESMF-based couplers that Larson and Jacob participate in the earliest stages of ESMF requirements definition, interface specification, and prototyping.  To maintain strong ties with the computer science activities at Argonne and elsewhere in the DOE, it is also critical for Larson to maintain a continuing role as a computer science liaison to the ESMF and CCSM software efforts. Therefore, Larson and Jacob will continue developing, extending, and optimizing coupling services for the CCSM throughout the 5-year course of the SciDAC project.  The focus of their efforts will shift from a MCT-based coupler to an ESMF-based coupler once ESMF is installed in a production version of the CCSM.  In order that such contributions to ESMF do not adversely impact the progress of DOE-funded SciDAC activities, participation of DOE scientists in ESMF must be supported by NASA funding.

Endorsed for SciDAC by:

David Bader, DOE, SciDAC Program Manager

Robert Malone, Los Alamos National Laboratory, Co-PI SciDAC Consortium

John Drake, Oak Ridge National Laboratory, Co-PI SciDAC Consortium

John Taylor, Argonne National Laboratory, Co-I SciDAC Consortium

Endorsed for ESMF by:

James Fischer, NASA ESTO/Computational Technologies Project Manager

Tim Killeen , National Center for Atmospheric Research, Co-PI ESMF

Arlindo da Silva, NASA Data Assimilation Office, Co-PI ESMF

John Marshall, Massachusetts Institute of Technology, Co-PI ESMF

Cecelia DeLuca, National Center for Atmospheric Research, Co-I ESMF

# Footnotes

† A complete list of acronyms is given in Appendix A.

* Full names, affiliations, and primary interests and roles of individuals referred to in this document are listed in Appendix B.