ISE PROJECT PROPOSAL FACT SHEET

Submitting Center:  Goddard Space Flight Center

Project Title:  NASA STEP Testbed

Functional Element:  Life Cycle Integration and Validation (LCI&V)

Sub-Element Applicability:  Systems Architecture and Integration Methods

Proposed Start Date:  [FY99, exact date TBD]	Proposed End Date:  September 2004

Center Technical POC:  Stephen C. Waterbury, Code 562, 301-286-7557

Technical Summary:

Background:  The STEP (ISO 10303) standard for the representation of product model data provides the foundation for a comprehensive information management infrastructure for NASA’s engineering enterprise.   In October 1997, NASA joined the U.S. government-industry consortium, PDES, Inc., that is developing and implementing STEP.

STEP is being applied by PDES, Inc. member companies to:

- Exchange CAD/CAM/CAE models via a neutral format, enabling the use of “best of breed” software tools, rather than locking in to a single-vendor solution.

- Implement a standardized information model for Product Data Management (PDM).

- Support concurrent multidisciplinary design processes (e.g., electronic and mechanical aspects of an electromechanical product).

- Support concurrent design and analysis processes.

The application of STEP will enable the capture and integration of a complete, multi-disciplinary model of an airframe or aircraft engine, an instrument, a spacecraft, a ground control system, or an entire NASA mission.  Thus, a comprehensive engineering model database can be created that will support the NASA project lifecycle from concept and design through manufacture, operations, and maintenance.

Task:  This project will develop software capable of “Intelligent Product Data Management (PDM)” for the capture and concurrent access to product model data by NASA’s interdisciplinary design and analysis groups.  “Intelligent PDM” is defined to be the management of computer-aided design and analysis models by the use of a Master Model that integrates the discipline views and their data contents.  The purpose of this task is to help fulfill ISE LCIV requirements for an “intelligent plug-and-play [tool] integration capability.”

Objectives:  The objective of the NASA STEP Testbed project is to provide software to support collaborative design, digital mock-up, virtual prototyping, and the management of interdisciplinary design, analysis, and simulation.  To achieve this objective, a portable Intelligent PDM Server will be developed, the core of which will be a “model integration and management engine.”  The Intelligent PDM Server will implement an open, plug-and-play architecture based on the STEP (ISO 10303) standard and the Object Management Group (OMG) PDM Enablers interface specification.  The Intelligent PDM Server will be made available to the ISE as the NASA Engineering Database, accessible via the World-Wide Web to all NASA centers, engineering groups, and affiliates.  It will support capture, exchange, and access to discipline-specific views of a multi-disciplinary Master Model of a project design.  The Intelligent PDM Server software will also be provided to any NASA or NASA-affiliated groups for incorporation into local workgroup or NASA center PDM capabilities, so that the ISE can have a distributed Intelligent PDM capability.

Technical Approach:

The NASA STEP Testbed will cooperate with other ISE development groups to define an ISE standard, open-architecture “Tool Integration Backplane Specification (TIBS).”  This specification will include both an information model, based on STEP Application Protocols, and a set of application interface specifications, based on industry standards (e.g., the OMG PDM Enablers) whenever possible.  The use of a standard ISE Tool Integration Backplane Specification will enable ISE tools, applications, databases, and parts libraries to be purchased or developed with well-defined interface requirements, thereby enabling a robust, verifiable “plug-and-play” capability.

The Testbed will build the Intelligent PDM Server using NIST Expresso as the core “model integration and management engine.”  The following STEP Application Protocols will be targeted for initial implementation:

The STEP Product Data Management (PDM) Schema.

AP 203 (Configuration-Controlled 3D Design)

AP 209 (Composite and metallic structural analysis and related design)

AP 210 (Electronic Assembly, Interconnect, and Packaging Design)

AP 233 (Systems Engineering)

STEP-TAS (STEP Thermal Analysis for Space)

The EXPRESS-X mapping language (ISO 10303-14) will be used to integrate these Application Protocols into a Product Master Model.  The scope of the Product Master Model will include the entire scope of those AP’s, and will support requirements, drawings, configuration management information, and analysis model parameters across the Mechanical, Electrical, and various Analysis domains.  This Product Master Model will provide a standards-based framework for the integration and management of multi-disciplinary CAx models from the initial phases of a project (in which the Master Model will at first be partially populated), throughout the system lifecycle, as design and analysis data accumulate.

Beyond the development of interoperability mappings of the STEP Application Protocols into the Product Master Model, the Testbed will develop other standardized mappings as required by ISE priorities and cost/benefit analyses.  Preference will be given to the mapping of industry standards and stable interface specifications that have wide applicability to engineering tools, so that the investment in mapping development will produce a long-term benefit to NASA.

Interfaces to the NASA STEP Testbed will include (a) the WWW protocol (HTTP), for end-user access via browser, (b) the OMG PDM Enablers, for interfacing with COTS PDM systems and CAx tools, and (c) other interfaces as defined by the ISE Tool Integration Backplane Specification (see 1).  The end-user interface (a) will include file uploading and searching for data by categories or attributes through an HTML forms interface.  Access will be controlled by userid and password, and will be given to all NASA centers, engineering groups, affiliates, PDES, Inc.  partners, and others as approved by NASA management.

The Testbed will provide a Model Translation Service, supporting the ISE with all required STEP translation capabilities and other translation capabilities as may be developed through the interoperability mapping activities described in (3), above.

“NASA-PDMnet”:  the Testbed will help to support NASA software developers and systems integrators who need to (a) create a TIBS-conformant interface to a NASA-developed application, or (b) “plug-in” COTS tools or applications (i.e., set up communications) to the Testbed’s Intelligent PDM Server.  This support will take the form of on-line documentation, consulting, and interoperability testing with the Testbed’s server.  The Testbed will also provide this support to NASA PDM administrators for local workgroups who wish to install and operate an instance of the Intelligent PDM Server locally.

Major Products:

- (With other ISE development groups) An ISE “Tool Integration Backplane Specification (TIBS)”.

- The Intelligent PDM Server.

- A Web-based Intelligent PDM service for projects that lack local PDM.

- On-line support services for local PDM administrators and software developers, including help with installation and/or connection to the Intelligent PDM server and consulting support for the implementation and use of the ISE Tool Integration Backplane Specification.

Beneficiaries:  Initially, beneficiaries of this project will include the users of NASA’s Integrated Design Centers and early Testbed “beta” users. The initial focus of the STEP Testbed will be on developing and testing the Intelligent PDM Server and setting up communications with local project and center PDM systems.  Once the software is production-ready, it will be integrated into the ISE and made available to all NASA projects.

Potential for Transfer to Industry:  For the first year after its release, NASA STEP Testbed software will be available only to NASA and to the other members of the PDES, Inc. consortium.  Subsequently to that, it will be available to any company for use or commercialization.