# MEMORANDUM

To:		Distribution

From:		F. Dylla/grn

Subject:	FEL Upgrade Project Weekly Brief  - July 3-7 2006

Date:		July 7, 2006

Highlights:

With a week shortened by the July 4th holiday and a required cryogenic electrical switchover on Wednesday we used much of the available time for needed maintenance activities that had been on hold: cleaning up the vault, fixing a leak at the beam dump, and readjusting and calibrating viewers.  We also installed some THz absorbers and finished the installation of the helium feed to the output coupler can for the cryogenic mirror test in a couple of months.  On Thursday we did a careful set up and rephasing of the machine in preparation for our continuing studies of efficiency.  On Friday we re-established high lasing efficiency and performed further studies on the optics.

Management

On Friday we hosted a tour for RDML (sel) Nevin Carr and discussed scaling options and timelines for high power FEL development.

We also prepared for the JLab Science and Technology Review on 7/12-13.  Fred Dylla, Gwyn Williams, and George Neil will be giving presentations to the DOE committee on the FEL program science activities.

Gwyn Williams presented an invited talk at a meeting organized by the 4GLS group at Daresbury Lab.  The meeting, "New Scientific Possibilities with High Power THz Sources", was attended by 70 people, over 50 of whom are new to the field and come with many innovative ideas.  Our sister labs, Brookhaven and the UCSB FEL, as well as Yale and RPI also gave presentations.  There was much interest and off-line discussion of experiments at our facility. 

This week our REU students gave their mid-term presentations to their colleagues.

This week we hosted a visit by the students of the NSF-sponsored "Research Experience for Undergraduates" program from William & Mary.  W&M REU students Raul Birceno, Megan Ivory and Elizabeth Scherrer are working here this summer under the direction of Carlos Hernandez, Gwyn Williams and Michael Kelley, respectively.

Operations:
Further analysis of the mirror temperature profiles displayed last week suggests that much of the sharpness of the temperature peak observed can be attributed to three-dimensional effects in the cooling of the surface.  We will continue our analysis and measurements to quantify the effects and impact on lasing.

WBS 4 (Injector):

The photocathode has delivered 76 Coulombs and 40 hours of beam time since the last re-cesiation on June 26. The NEG sputtering test chamber was baked to 220C for 11 days but a minor leak in the NEG wire support rod opened up. We are fixing the leak before preparing for connecting the power supplies for depositing the NEG coating. We continued to work on the Injector Test Stand layout and produced 3D models for positioning the resistor transmission line connecting the HVPS and the gun.

WBS 8 (Instrumentation):

The primary goal of the shutdown days earlier this week was to clean up the FEL vault and eliminate potential trip hazards and other clutter.  We also spent some time straightening up the control room patch panels and cable connections that exist there.  Several temporary cables were removed and permanent installations were their replacements to free up patch panels and to improve overall system integrity.  We also took advantage of the FEL vault opening to perform some approved maintenance and installations.  One of the specific tasks was the installation of some RTDs on the new THz traps.  A RTD was placed on each of the traps and all four were connected to a control chassis and can be viewed via our video system.  This is a first order experiment to help us identify the effectiveness of these devices removing the THz.  Other work in the vault included the installation of Synchrotron light monitor assemblies with ND filters in the 4F05, 4F08, and 4F12 regions.  The 1G01 viewer was replaced with the new bellows and the electronics were all reinstalled.  The camera was replaced with a new one that wasn't damaged by radiation and the viewer was then focused and aligned.  The Happek insertable lens assembly cover was modified to eliminate some scrapping and then reinstalled.  We also aided a user from Maryland University with the alignment of camera and system checkout.  The OTRI interferometer for this experiment is now in place, has lamp rings wired to the 2G viewer, and is ready for operations.  The associated video and stepper motor cables were hooked into EPICS so controls and readbacks are now available.

Further work has been spent on the LPSS this week.  An Ethernet module was added to the new LPSS PLC in Lab 4.  The PLC was configured to properly handle the Ethernet and Controller Link modules.  It is now communicating with an EPICS application.  The stepper motor program has been installed on the Lab 4 LPSS and should be tested by end of business today.  The limit switches and controls have been tested successfully back the PLC and EPICS readbacks. We have moved forward in connecting more of the Lab 4 LPSS to the Master LPSS.  We continue to make progress in upgrading the 'FEL User Lab LPSS status interface boxes'. The AutoCAD drawings for the boxes and for the wiring diagrams are being worked on, the mechanicals are completed and need to be signed off while the wiring is making forward progress.  An overview of how the system is to be used by the users has written.  On other fronts, another video crosspoint switcher has been readied and provided for User Lab 4 for the Aerospace systems and we are working on the 10MHz timing distribution system.  The problems with server stability on laser.jlab.org have been solved and new tools to do bulk processing of the devlore database have been written.  A Mirror Cassette test fixture was constructed to allow us to troubleshoot the lab stepper motor system for the mirror cassettes.  We also assisted with the electronics work to repair the Mode Locker as a couple of components failed on the PCB and these were identified and then replaced.

The PCB order for the Single Board IOC Module was completed this week and the board is currently in manufacturing.  A parts kit is being assembled with the in stock parts and as others arrive they are being added.  A development plan for how to bring the board online piecewise has been developed.  Further development of the application code for the Cyclone II is ongoing as we prepare to bring the prototype online in the next couple of weeks.  Since the production of the Single Board IOC has been delayed so long we are trying to use the two development boards for the FPGA and Coldfire to test the bridge with actual hardware.  This is moving on and should help expedite the process of bringing online the prototype.  We are also nearing completion of the 12-Slot Digital I/O Crate Backplane.  This backplane will be suitable for digitally controlled systems such as the Beam Viewers, Valves, etc.  The crate is intended to incorporate the General Purpose I/O Module with a Single Board IOC for an EPICS interface.

More components have been added to the ITS Vault 3D model that will further define the limits of motion of the components that will be inside the vault.  This will help us to better plan the installation effort.  A redesign of a compact blocking flag has begun, this will run off of an electric motor rather than a solenoid and can be operated through remote controls.

WBS 11 (Optics):

#### FEL mirrors

From a operations point of view, this has been a slow week.  But we are reaping benefits from the analysis of the thermographic data taken last week.  Using FEA software, we were able to approximately reproduce the thermographic profile with reasonable laser beam parameters and absorbed power - if it is all absorbed on the surface of the mirror.  An open question is whether the absorption is in the coating or in the substrate.  We are leaning towards the former - but this implies a higher than anticipated level of absorption in the coating.  Causes for this absorption, and ways to test these hypotheses are under discussion.

As an addendum to last week's report (and thus refuting one hypothesis), we do see the thermal spike at lower currents (as low as 0.4 mA and 650 W).  The spike also tracks the laser mode as we steer it about the OC mirror.

The three silicon substrates that were especially selected for coating with 100 nm of aluminum, and then a modified "harmonic control" coating for 1.6 microns were shipped to the vendor late last week.  We anticipate receipt in several weeks.

We also welcome the return of Ms. Alice Ohlson, now an undergraduate at MIT, to the team.  Ms. Ohlson will be assisting in a systematic study of the damage threshold of mirrors produced under our optics improvement program.

Other Activities:

With most of the group taking advantage of the Tuesday holiday by also taking Monday as a vacation day, we had a short week. To confirm the lack of sensitivity of the IR camera looking at the FEL HR cavity mirror, it was taken out and spectrally scanned with a spectrometer. The result showed a much reduced sensitivity at 1.6um than at shorter wavelengths. The visible filter in front of the camera also contributed to this sensitivity drop. We installed a temporary IR camera while we work on the original. Received another on-loan EO cell from the vender and tested it on the drive laser with a resulting good beam mode. This solved the previous suspicion that the first EO cell was defective. A subtle issue with a slightly expanded beam still needs to be rectified. Work on the advanced drive laser continues. A magnetic shield was installed at the place where EO cell will be inserted. The whole system is ready and waiting for recertification. A faulty RF amplifier and power supply to the Drive Laser’s mode locker was replaced. The Drive Laser is now performing according to specifications. A design to install a 440l/s ion pump directly to Lab 2’s Mirror Cassette was worked on. We plan on installation of this pump on the 14th. Progress was made on cryo-cooling the OC cavity mirror. The transfer supply line to the OC vacuum vessel was successfully leak checked and is ready for a final connection. Three sets of OC frames were received from the machine shop and are in the queue for brazing. These will be used to test our mirror to frame brazing techniques for the OC cryo-mirror as well as for the room temperature OC mirrors. Some time was devoted to preparing for the micromachining user run at the end of the month.

Terahertz:

With the shortened week and limited accelerator operations, much of the THz work this week was dedicated to completing scheduling and safety procedures in preparation for the experiments to be performed by the group from Brooks AFB.  Also, we have continued work to achieve full vacuum enclosure of the THz beam for all experimental systems.  Several additional pieces of equipment necessary for this have arrived and others have been ordered. 

This week also marked the midpoint of the REU program and Megan Ivory gave an excellent presentation of her work so far.  She has made very good progress towards characterizing the TK THz power meter, and as is often the case, revealed other new questions.  We are certainly closer to being able to make reliable and accurate power measurements of the FEL THz source though, and have been very pleased with her work on the project.