| PATCH TEST REPORT ECS System Integration and Test |
| --- |
| Patch ID: Patch_6A.07_PDPS.02 | Patch Installation Date: 4/19/03 Location/Mode(s): PVC TS2 | Lead Engineer: L. Vaughn |
| NCR Ids/Name (If not shown below): Sev. 3 OPS_DPS NCR31566 Need to removed unneeded parameters from DPS .cfgparms and .dbparm Sev 3 OPS_PLS NCR31569 Need to remove all unneeded parameters from PLS .cfgparms and .dbparms Sev 3 OPS_DPS NCR31886 OPS:5B.07:PDPS: Data Processing Requests (DPRs) 'dprState' Sev 2 OPS_PLS NCR32121 PDPS Acquire Priority is Not Configurable Sev 2 OPS_PLS NCR35912 Extra input granule found when creating DPR; dpr creation Sev 2 OPS_PLS NCR36464 Science Data Server running out of sockets in OPS Sev 5 OPS_PLS NCR 364876A.06P5:PDPS:Production Request Editor / Delete Multiple Sev 5 OPS_SDSRV_ESDT: Aura DPREP Keplerian Epoch met as float time Sev 3 OPS_DPS NCR 36724 DPREP:FDD Ephemeris PGE detect missing data Sev 2 OPS_PLS NCR36778 DPR creation for reprocessing failing due to missing data type in PlEsd Sev 3 OPS_DPS NCR36848 Aura orbital element PSAs change MCFs Sev 2 OPS_DPS NCR36852 EcDpPrRmFilesWOGranules.pl cleaned up wrong directory Sev 2 OPS_IDG NCR36855 OPS_IDG 6A.07+ TS1 EcInReqMgr cored during ingest test Sev 2 OPS_DPSNCR36871 GSFC/SMC: DPREP Bad/Missing Word count in Out-of-Bounds Sev 5 OPS_DPS NCR36876 LDAAC wants the DPREP release notes. Sev 2 OPS_DPS NCR36947 GSFC/SMC: Status Word 2 QA percentages saved in header spares Sev 2 OPS_DPS NCR37015 GSFC/SMC: Aqua DPREP throws away useful attitude Sev 5 OPS_DPS NCR37045 Require a DPREP PGE to repair Aqua GBAD data sets. Sev 5 OPS_DPS NCR37249 GbadJ2000 which statement failure | Patch Footprint: (Affected subsystems) PLS and DPS Capability at DAAC |
| Test Objectives (Functional/Performance/Regression/Fault Recovery)/New Functionality/Ops Concept(s): Verify NCR Regression Test (EDC) |
| Test Location/Modes/Tools: DAAC: PVC/TS2; | Test Data:. |
| Personnel Required Development POC: NCR Submitter(s) POC: | Other Test Requirements (Personnel, etc.) |
| Required Completion Date : 04/09/2003 Planned Completion Time/Date: 04/07/2003 |
| Subsystem tailored Regression Testing: |
| Scenario/Test List | Pass/Fail/ Not Tested | Comments |
| Regression Test (EDC) | P |  |
| Test Approach (By NCR, if applicable) NOTE: Specific NCR verification steps/info should be entered in DDTS, not here. |
| NCR# | Inputs/Actions: | Outputs/Expected Results: | Pass/Fail/ Not Tested | Comments: |
| 31566 |  |  | NT | Verified in the EDF |
| 31569 |  |  | NT | Verified in the EDF |
| 31886 | Production Request Editor (PRE) GUI was invoked. Generated several DPRs (Routine and OnDemand) Selected the DPR List Tab on the PRE GUI Filtered the DPRs and selected various DPR's | Each dpr contained the dpr state after the DataStopTime (UTC) field. The dpr states were consistent with the Autosys states. | P |  |
| 32121 | Changed the "AcquirePriority" in the EcDpPrEM cfg. file to "XPRESS" Processed DPRs in Autosys Checked the priority in the Distribution GUI | The priority for the DPRs was "XPRESS" | P |  |
| 35912 |  |  | NT | This will be tested at LaRC |
| 36464 | .Activated the PDPS plan with 499 DPRs. Monitored number of sockets in Science Data Server Debug log while DPRs were processing | The socket numbers fluctuated from the configured number of sockets. The socket connections were cleaned after communicating with the SDSRV. No apparent problems running out of socket connections . | P |  |
| 36487 | During preparation for an eight hour load test, Production Request Editor (PRE) GUI was invoked. Several dprs were selected for deletion. | DPRs were deleted without any problems. | P |  |
| 36657 | The new AUREPHMN & AUREPHMNH ESDT's were installed in the TS2 mode. The "Modify Aura Orbit DPREP" capability was tested and the AuraKeplerEpochTime metadata item in both output products (Native & HDF files) now contains the two new PSAs (AuraKeplerEpochDate, AuraKeplerEpochTime). | The test ran successfully to completion without any errors. | P |  |
| 36724 |  |  |  | CLOSED |
| 36778 |  |  |  | CLOSED |
| 36843 |  |  |  | CLOSED |
| 36852 | For testing purposes, the PDPS database had to be tweeked. The diskPartitionId value in the dprFile table was changed from '1' to '2' for the $CUSTOM/pdps/p0spg01/data/DpPrRm/p0spg01_disk path which is also the same diskpartitionId that points to $CUSTOM/pdps/p0spg07/data/DpPrRm/p0spg07_disk. The EcDpPrRmFilesWOGranules.pl script was executed, | The EcDpPrRmFilesWOGranules.pl script immediately aborted and returned the following error message: "Error: Returned more than one Path for disk Partition Name: p0spg07_disk Returned more than one path from the database." | P |  |
| 36855 |  |  |  | CLOSED |
| 36871 |  |  |  | CLOSED |
| 36876 |  |  | NT | Will be verified by Development |
| 36947 |  |  |  | CLOSED |
| 37015 |  |  |  | CLOSED |
| 37045 |  |  |  | CLOSED |
| 37249 |  |  |  | CLOSED |

| List of Artifacts/Attachments (Procedures/data/etc.): N/A |
| --- |
| Signature of Lead Engineer: __________________________________________________________ | Completion Date: 04/21/2003 |