BS-8 teleconference minutes - #8

6 November 2001

Participants: Vlado Bazjanac (LBNL, author of these minutes),  Jean-Pierre Bedrune (Laurenti), Philip Haves (LBNL), Rob Hitchcock (LBNL), Veijo Lappalainen (VTT), Darko Sucic (IKE), PC Thomas (UNSW), Mike Witte (Gard Analytics), Peng Xu (LBNL).

Activity report.

Task 1 (Connectivity) - Kent prepared a brief white paper.  A large issue, the harmonization of connectivity concepts from different professions (building services, structural steel, etc.) still needs to be addressed.  The IAI Technical Advisory Group (TAG) will discuss this in a teleconference in two days; the topic was not discussed in the last TAG telecon.  The EXPRESS modeling of the connectivity model will proceed after that.

Task 2 (Time series) - EXPRESS modeling of the time series schema is finished.  A white paper will be distributed for review by the end of this week.

Task 3 (HVAC object/attribute/relationship sets) - Definitions of 20 or so types of equipment are almost complete for first reviews.  An initial list was sent out yesterday to the BS-8 exploder and to members of ASHRAE GPC-20.  Additional lists will follow after more internal review.  Phil is seeking primary reviewers for individual equipment definitions; please send nominations of candidates from outside the BS-8 group directly to Phil.  The following primary reviewers were assigned as follows: Darko - boiler, Veijo - recovery unit, Jason Glaser (and Mike) - ducts, Jean-Pierre - space heater, PC - damper, Rob - chiller.  Preliminary reviews should be completed by Monday, November 19

Task 4 (Electrical systems) - Vlado was tied up by another project and on travel for two weeks; the work on this will resume next week.

Tasks 5 and 6 (Controls model + Relationship to BACnet) - Phil sent an invitation to participate to about 10 people with interest in modeling of sequences of operation; some of those are in the BACnet community.  He already received a few replies and is planning an initial mini-teleconference in the next couple of weeks.

Task 7 (Integration of BS-7) - Darko modeled property sets using the XML model.

Tasks 8, 9 and 10 (EXPRESS model, IFC model integration, and Early implementation) - Darko will meet with Granlund in Frankfurt on Friday to discuss HVAC implementations in the BS Pro server.  Gard Analytics is interested in writing an interface for E+ that will allow equipment manufacturers to import user input files and run options with E+.  Jason, Rob, Phil, Vlado and other interested parties will schedule a mini-teleconference on the subject.

Tasks 11 and 12 (Project support + Coordination with the overall CEC/PIER project) - Both supporting agencies (DOE and CEC) are continuously informed about the work.

Tasks 13 (The Project Advisory Group) - No news were reported regarding the Project Advisory Group.

Rescheduling of the face-to-face meeting.  Because of a major scheduling conflict for Vlado the face-to-face BS-8 meeting cannot take place November 29-30.  Instead of reviewing spreadsheets then, we will first assess the quality of spreadsheets and review them electronically.  Then we can involve more outside people (including GPC-20) in a review of the reviews, perhaps at ASHRAE in Atlantic City on Saturday (January 12) and Monday mornings (the GPC-20 meeting is the morning or at noon that Monday).  This will be resolved and scheduled via e-mail.

Action items:

- Phil will distribute spreadsheets of the remaining HVAC definitions for review.

The next general BS-8 teleconference will take place on Tuesday, December 4.  It will start at 17:00 GMT, which is 9:00 PDT, noon EDT, 18:00 in Germany and France, 19:00 in Finland and 2:00 (December 5) in Australia.