BS-8 teleconference minutes - #9

12 December 2001

Participants: Vlado Bazjanac (LBNL, author of these minutes),  Jean-Pierre Bedrune (Laurenti), Jim Forester (Marinsoft), Philip Haves (LBNL), Rob Hitchcock (LBNL), Pascal Poggi (EDIBATEC), Kent Reed (NIST), Fritz Schmidt (IKE), Peng Xu (LBNL).

Activity report.

Task 1 (Connectivity) - TAG discussed general connectivity in two teleconferences, with another scheduled for tomorrow. The existing crude connectivity defined in the IFC object model will be expended by node and connector definitions, plus port geometry.  This is a broad approach that should not impede higher level approaches.  A draft of a white paper should be available within the next two weeks.

Task 2 (Time series) - EXPRESS modeling of the time series schema is finished.  A new draft of the white paper will be distributed for review next week.

Task 3 (HVAC object/attribute/relationship sets) - Most of the work since the last teleconference focused on this task.  Reviews of the lists of components are lagging.  Phil has received a few reviews, and some additional promises of reviews.  Reviewers have been identified for about one half of the listed components.  More assisting from BS-8 project participants is needed.  Phil expressed a concern that GPC-20 may not be the best body to review the lists.  Rob, Peng, Phil, someone from NIST will be at ASHRAE and try to meet there.  Phil will organize an informal teleconference in the next week or so to prepare for ASHRAE.  The basic definitions of 75-80% of the critical definitions are already in the IFC object model.  A third structure is being added to define life-cycle performance - instance.  The model now contains type data (geometric definition, manufacturer) - each instance has local placement, and performance history with multiple instances.  Heavy use of property sets is expected for local variation.  This will require extended generic features of property sets to include time series, quadratic equations, etc.  Tables and curves both need to be in the model to define performance data.  Simplified geometry should be defined and referenced through the existing IFC geometry model.  Existing definitions of units permit any combination and mixing desired.

Task 4 (Electrical systems) - Due to other work this task had no recent activity; work will hopefully resume next week.

Tasks 5 and 6 (Controls model + Relationship to BACnet) - Phil had sent an invitation to participate to about 10 people with interest in modeling of sequences of operation; some of those are in the BACnet community.  He found out that those in the private sector are not ready to contribute resources beyond reviewing other people=s work.  The approach to work on this task needs revisiting.  Phil will organize a mini-teleconference to discuss how to proceed - NIST, LBNL and French representatives will participate.

Task 7 (Integration of BS-7) - No new work was reported for this task.

Tasks 8, 9 and 10 (EXPRESS model, IFC model integration, and Early implementation) - Modeling work started related to a number of tasks.  It will be necessary to coordinate modeling with the results of reviews of the listed components so that they are defined in EXPRESS only once.

Tasks 11 and 12 (Project support + Coordination with the overall CEC/PIER project) - Both supporting agencies (DOE and CEC) are continuously informed about the work.

Tasks 13 (The Project Advisory Group) - No news were reported regarding the Project Advisory Group.

Face-to-face meeting in Europe.  A meeting will be held in conjunction with IAI technical meetings in Munich in January.  It will be a full day working session with participation of members of the IAI Modeling Support Group (MSG); it will take place at Obermeyer offices in Munich on Monday, January 14.  Vlado will distribute the proposed agenda before the next teleconference.

Action items:

- Phil will organize a mini-teleconference to discuss how to proceed with work related to control systems;

- Vlado will prepare and distribute the agenda for the meeting in Munich.

The next general BS-8 teleconference will take place on Tuesday, January 8.  It will start at 17:00 GMT, which is 9:00 PDT, noon EDT, 18:00 in Germany and France, 19:00 in Finland and 2:00 (December 5) in Australia.