# MEMORANDUM

To:		Distribution

From:		George R. Neil/svb

Subject:	FEL Upgrade Project Weekly Brief  -  March 5-9, 2007

Date:		March 9, 2007

Highlights:

This past weekend was dedicated to running the machine at 930 nm for the ONR funded LIPSS experiment.  The machine ran well and the LIPSS collaboration took quite a bit of data.  The first three days this week were dedicated to a shakedown run for a harmonic characterization experi-ment carried out for the JTO.  During the setup for this run we again exceeded 2.4% efficiency at 2.8 microns.  We managed to get some interesting data on the absolute ratio of the second harmonic power to the fundamental when lasing at the third harmonic and got data on the relative harmonic amplitudes vs. cavity length and Rayleigh range for the 3rd through 8th harmonics.  The gun vacuum chamber for the gun test stand is complete and ready for vacuum firing.

Management:

Gwyn Williams gave an invited talk, and Mike Klopf gave a contributed talk at the American Physical Society meeting in Denver this week. George Neil represented the FEL group in the Antarctic marathon, placing 14th out of a field of 80 runners.  Congratulations, George!

Operations:

Last Friday we set up for a weekend run for the Dark Matter Axion Search experiment (the LIPSS experiment). We ran the entire weekend delivering approximately 200 W to the experiment at 935 nm.  On Monday, we recesiated the gun and switched over to 2.8 micron operation for an experiment to characterize the harmonic power from the FEL.  This is being done as a subcontract to SAIC as part of a JTO contract.  The setup was delayed by a computer glitch that took down our server, shutting down all control capabilities.  We are still investigating the cause of this computer system failure.  We recovered the servers on Tuesday and completed setting up the laser for the SAIC experiment.  The laser performed quite well, matching earlier performance at this wavelength with over 1700 W and only 0.63 mA of beam current.  This is over 2.4% efficiency, well in excess of the modeled performance.  When we tried measuring the energies in the harmonics we found that the different harmonic orders could not be cleanly separated.  Several optical setups were attempted in an effort to cleanly separate the orders but none were capable of fully separating the higher orders.  We were able to cleanly separate the fundamental and second harmonic for the third harmonic lasing and found a ratio of approximately 200:1 as expected.  We then looked at the intracavity light using a sampling fiber spectrometer and could get the relative harmonic amplitudes as a function of cavity length and Rayleigh range.  Detailed calibration will be required before we can derive the power vs. harmonic number with this setup. 
   Thursday was dedicated to providing beam for making boron nitride nanotubes in collaboration with NASA Langley.  The machine ran quite well, delivering over 1 kW to the experiment.  Today we are setting up for an engineering run for an experiment conducted by Old Dominion University looking at producing a far off resonance magneto-optical trap using the FEL.  In parallel we are studying the pointing stability of the beam in the optical transport.

WBS 4 (Injector):

On Monday we re-cesiated the photocathode, which delivered 351 Coulombs and 107 hours of CW beam time since the last re-cesiation on February 12. D. Bullard continued supporting work for coating the new wiggler chamber with copper. M. Stutzman and C. Hernandez received revisions from the editor of Physics Today on their article and worked on those through the week. The vacuum chamber for the new gun to be installed in the Gun Test Stand has been completed after the machine shop welded the end flanges. The chamber is now ready for vacuum firing for reducing hydrogen wall out-gassing.

WBS 8 (Instrumentation):

The ODU folks are ready for an engineering run on their FORT experiment in User Lab 6.  We have removed the Alignment Mode jumpers from the Laser Personnel Safety System (LPSS). The jumpers were removed and certification of the Lab was successful for use with FEL beam. We have also had a very successful BN nanotube run in lab 1. 
   This week much effort has been spent working on the next revision of the Embedded BPM Electronics.  Some minor modifications to the schematic for clarity purposes were performed and good progress was achieved on the PCB layout.  With the layout becoming more concrete, the dimensions for the channel RF shields and the processor shield were both designated.  Both of those designs have been sent out for quotes and error checks.  These will be ordered once the quotes are received.  The final dimensions of the electronics enclosure have also been defined.  These are being incorporated into the documentation and then this will also go out for quotes and error check.  The bill of materials for this PCB is being completed.  An order will go out early next week for the required parts. 
   The 4-Ch RTD PCB was turned over to the fabrication group with the parts assembly kit.  They are currently progressing with this assembly, which incorporated the SIPAD technology.  They are also progressing with the 4-CH Charge Dump/Current Monitor PCB assembly.  Other activities this week included the assembly of a momentary polarity reversing switch and the research for the PFIEFFER Vacuum Pump instrumentation. 
   As part of the upgrade to the LPSS system, each user lab is being outfitted with a PA system to provide warning messages depending on the changing states of the user lab.  To accomplish this it has been decided that the 1700 Series Chipcorder sound recording chips produced by Winbond Electronics will be used to record computer generated warning messages, and the user lab PLC will be used to trigger the message playback over the lab PA system. The advantage of using the Chipcorder sound chips is that they utilize flash memory to store their messages; therefore power loss to the system, such as a hard reset, will not erase the pre-recorded messages.  The memory has a 100 year message retention life and can be over-written 100,000 times.  The 1700 Series chips are capable of multi-message recording at several different sampling rates to provide a good compromise between sound quality and memory utilization.  They also allow for analog input to record computer generated messages directly to the chip, and provide push-button message cycling and playback that will be easy to interface the with LPSS. The RFID tag hardware also arrived from the vendor this week. This will be used to interlock the correct laser googles with the correct laser hazard. We were able to setup the I/O and communicate with the RFID buttons. Some more testing is in order.    Although the ITV1F04A viewer camera was recently replaced (within 4 weeks), the image being fed from the viewer was garbled and warranted investigation.  During the access on Tuesday, the voltage was measured at the camera, and determined that the 21V being provided to the camera indicated that the voltage regulator in the viewer control box was bad.  During the next access, Slim had planned to replace the regulator, but saw that the box contained an old revision of the control board, so he replaced the entire board.  The existing camera was fried due to the over voltage, so the camera was replaced as well, and the viewer was realigned.  The busted voltage regulator also caused the channel fuse to blow in the beamviewer chassis, so that was also replaced. 
   Progress has been made this week with the new AMS/Video software. It was loaded onto iocfel8 this week and tested with the real AMS/Video switcher hardware. The tests were good and we now are waiting until the upcoming maintenance period to install the system permanently. We have also identified the need to upgrade the way the output channels are selected. 
   A real-time graph of the LPSS status has been created for the off-site flog reader. In addition to the machine status (beam current, FEL power, etc.), this allows the user to see where the light is being delivered through the status of the LPSS. This is just an example of how the FEL systems data being archived by Devlore can be used to chronicle the FEL machine and user facility operations and automate the calculation of up-time and beam delivery statistics. 
   Progress continues in setting-up the two new computer-center managed servers for production and development of the FEL's web-based data services. We are learning how to migrate from small-scale Microsoft database back-ends to the more robust Apache/MySQL systems. Special thanks to the computer center for their prompt involvement in this activity. 
   FEL shift work and support of FEL OPs this week as well.

WBS 9 (Beam Transport):

Improvements and Upgrades

New Gun Test Stand

•	I worked on the caster on the door for the Power Supply Tank of the Gun Test Stand.  The new installation height didn’t match the caster’s contact with the floor.  Parts were ordered and received.  Neil Wilson will install the parts next week.

•	I continued doing the validation calculations for SF6 tanks for the New Gun. This week I concentrated on the peculiar flange that mounts the gun vacuum tank to the SF6 vessel.  I am using formulas from Roark and Young for this calculation.  The tank calculations are nearly done. We received a budgetary estimate from Riggins Co. on how much the tanks should cost.

• 	The JLab Shop finished welding the flanges on the Gun Chamber. The injector folks are working with the CEBAF Source Lab folks to bake out the tank under vacuum for 60 hours at 400 °C to diminish the hydrogen background without softening the flange knife-edges.

•	The gun’s resistor assembly drawing package is in a procurement cycle.

•	McAllister Technical Services fabrication of the stalk retraction mechanism is slated for mid March.

SF Sextupole Magnet Testing

•	We continued our plan to test the magnets with the power supplies in Magnet Test with the actual software.  A power supply was been installed in Magnet Test.  Unfortunately, the communication software to the power supply is still in development (probably complete next week) and Scott Higgins can’t test out his control algorithms until the development is complete.

Cooled and less resistive Wiggler Chamber

• 	Don Bullard of the Injector Group performed a first attempt at sputtering the copper coating on the inside of the Test Chamber.  Unfortunately the sputtering confined itself to just the higher pressure, bleed-in end of the tube.  Vacuum bursts also made the sputtering uncontrolled and periodic. We learned we would have to probably bake the chamber in order to stop the vacuum bursts.  We then plan to glow-discharge-clean the inside surface. We plan to make the sputtering more uniform along the length by lowering the vacuum by an order of magnitude using a magnetic field along the entire length to ignite the discharge and subsequently define the plasma.  We will obtain the magnetic field by winding a solenoid coil along the entire length.  All of this will be tested on the Test Chamber.

• 	In a parallel effort, the CEBAF Source Lab Group is cleaning, leak checking and pre-baking the Actual Chamber #2 and soldering the cooling tube on the upper and lower edges.  This will ready the chamber for immediate copper sputtering once the technique is perfected by work with the Test chamber.

• 	Also during our testing, we learned that we need a substantially more robust copper electrode.  We ordered an 8 ft strip through the JLab Machine Shop and have machined slots in the end electrodes to accept the strip.

Experimental program

Experiment to see a pseudoscalar particle that couples to photons

•	The group is evaluating the data from the last Physics run at two polarizations.  We are also planning to get a new HR mirror (and a spare) with better reflectivity for harmonics. We also plan to mount the OC mirror in a cryo mount, anticipating that it can be mounted in the OC Can that has all four mirrors at cryogenic temperatures. This would make ready a setup that could run at much higher power before the shutdown.

WBS 11 (Optics):

FEL Mirror Development

This week metrology began on the outcoupler for the High Q test.  So far, it is meeting spec.   This week we did our first measurements of the ratios of the harmonics to the fundamental, work funded under a JTO contract to SAIC.  Data was collected not just on the harmonic content exiting the OC, but also the intracavity contribution.  A proper deconvolution of the data will have to wait several weeks, until we can introduce a standard lamp into the FEL optical cavity for calibration purposes.  We found we had some imaging issues with the exit light, and are redoing the setup in the lab before reinstalling it on Monday.  Discussions are underway with a vendor able to produce high purity (< 0.15%) hafnium dioxide.  We are discussing using it for some of our next coating runs.

#### Optics General

We started the week setting up the diagnostic hutch to accommodate the FEL harmonic content measurement experiment. This hutch is located immediately after the output coupler cavity mirror. Taking advantage of the Friday program change to 1.06um we have been aligning a new setup in Lab 4. We hope to take 1um beam between ODU runs to monitor beam pointing stability and mode size. This will be done first in alignment mode and then in CW to compare the difference in beam between the two states.

Optic Student Activities

Activities this week mainly were centered on fixing/analyzing the various components on the Optic Group’s pump carts. These three carts were troubleshot and are now in good working condition. The two carts with turbo pump systems are in the mid 10^-8's and are now labeled OPC01 and OPC02. (Optics pump cart 1 and 2) Both have been purged several times with nitrogen and seem to be in great working order. The only thing that needs to be checked out on OPC02 is the cold cathode gauge. It was steadily reading consistently with OPC01 until late Thursday and then started giving very false readings. The third, OPC03, is the Pfeiffer Turbo Cube and is also in the mid 10^-8's despite having a small leak in the nitrogen purging system that will, hopefully, be fixed by the close of business today.

The various Residual Gas Analyzers (RGAs) on these pump carts were also troubleshot this week. A spreadsheet that was created shows the various locations and status of the RGAs we have in Lab 2. Two Electronic Control Units (ECUs) were determined to be faulty along with two filament assemblies. Stanford will be called today and contacted about fixing these units.

Assistance was also given to Dave Hardy in the form of construction and fabrication of an Optical Beam Position Monitor (OPBM) chassis and its components so Dave can begin wiring the chassis as needed. A setup downstairs was also constructed for Michelle Shinn to measure the intensity of the various harmonics that the FEL produces.

#### Lasers and diagnostics

We helped with the JTO study by setting up and aligning the diagnostics in the FEL vault. This week the significant time was spent assisting our ODU Users in preparation for their Friday experiment. We helped to certify Lab 6 on Thursday and Friday, and then set up the Lab FEL beam delivery and monitoring system. One of the Ti:Sapphire lasers for EO sampling is now back up and running at specification after a systematic optimization. A report about the FEL diagnostics is under preparation and a paper about laser beam shaping is near completion.  The Antares drive laser is operating to specification.

Terahertz:

This week we presented details of our THz user facility and some of our imaging data at the March meeting of the American Physical Society in Denver.  We also worked on the safety documents in preparation for a Hx run by Harvey Rutt next week.

Users:

The LIPSS collaboration would like to thank the FEL Team for an outstanding effort as we conducted a 5-day Physics Run using mid-900 nm FEL beam, very near its short wavelength limit. FEL Operations for this “round-the-clock” effort was three shifts per day with one FEL operator per shift. This level of intense operations had never been done before on this FEL. The LIPSS team had two members on each shift collecting data and maintaining the stability of the FEL light into the LIPSS setup. Although the setup was designed for steady FEL power levels, instability in the FEL Optical Cavity (probably due to drift caused by absorption in the HR from the 3rd harmonic which is in the UV), caused the power to fluctuate into the LIPSS setup and was considerably less than nominal levels available to typical users. Nonetheless, over two dozen two-hour sets of runs were accumulated and analysis of these images is underway. Again, many thanks to the FEL Team from the LIPSS collaboration.