CDR Technical Notes

The AMS-02 Critical Design Review was conducted May 13, 14, 15 and 16, 2003 at the Lunar and Planetary Sciences Institute, Houston, Texas.  Those participating in the CDR included AMS experiment Collaboration personnel representing Italy, France, Germany, Russia, England, Portugal, Spain, and the USA.  Other participating US Government institutions included representatives from Department of Energy, NASA/HQ, GSFC, and KSC.   JSC representation included personnel from STS, ISS, Crew, and technical representatives from Engineering Development Directorate.  The purpose of the CDR was to review the AMS Integration hardware design, development certification plans, documentation, all interfaces, manufacturing processes, fabrication, assembly, and test of both flight hardware and GSE, software, and data acquisition hardware and plans, ground processing and pre launch plans.  Any issues relating to the mission success of the collaboration/ DOE experiment were defined as non-RIDable items (this is consistent with the NASA/DOE Memorandum of agreement, dated 1995).  Any issues involving the NASA/LMSO integration hardware, Safety, or Interfaces were defined as rid able.

Mr. Jim Bates, NASA AMS Mission Manager, opened the CDR with an introduction.  Mr. Bates presented the ground rules by which the CDR would be organized, and conducted.  Mr. Bates also recognized and thanked all participants for their support to the AMS Project.

Following Mr. Bates introduction, Professor Sam Ting, the AMS collaboration leader, presented a very extensive overview of the scientific objectives of AMS, the scientific value of each subsystem of the AMS experiment, an overview of the entire collaboration and the functions of each international participant, a brief description of the hardware, and the scientific principles and objectives for each experiment sub-system.

Mr. Ken Bollweg, LMSO Project Manager for AMS-02, followed Professor Ting.  Mr. Bollweg’s presentation included an overview of the entire AMS, including experiment components, such as the cryo magnet, TRD, TOF, ACC, Tracker, RICH, ECAL, electronics crates, star tracker, thermal control system, and integration hardware.  Mr. Bollweg’s presentation included hardware description, materials, testing, analyses, dynamic frequencies, safety margins, load factors, certification testing, magnetic field test and analysis, interface testing thermal vacuum tests, life testing of some items, and the KSC pre flight flow plan.  Mr. Bollweg presented all safety related information for each item covered in his presentation.  He also presented an overall AMS weight summary.  Some questions were asked by reviewers, however most of the questions were requests for additional details.  Several members of the LMSO Technical Team followed Mr. Bollweg’s presentation.  Their presentations were detailed descriptions and design test, and analysis summaries of the NASA/LMSO AMS integration hardware.

Mr. Ross Harold presented the USS-02 design, interfaces with the experiment hardware, and interfaces with the STS, and ISS, structural requirements, materials, etc.  Mr. Phil Mott presented the details of the Vacuum Case design, structural requirements, welding, interfaces, assembly details, materials, testing, etc.  Mr. J. Kastelic presented the details of the PAS, which included the mechanical design requirements, static testing, ISS/AMS IVT testing at KSC, and future thermal tests planned.

Mr. Paul Nemeth presented a design overview of the AMS avionics, flight wire harnesses, and KSC electronics verification tests. These included the power distribution box and PDB interfaces, cryo avionics box, UPS, Launch Pad and STS interface connections and tests, resource requirements, an overview of the data system, data compatibility testing, power compatibility testing, and EMI/EMC testing.

Mr. Peter Dennett presented the AMS-02 Digital Data Retrieval Systems purpose, design overview, operations profile, and communications specifications.  Mr. Dennett also presented an detailed overview of the ACOP which included the express integration agreement, purpose of ACOP, interface requirements, operations scenario, mechanical design, cooling requirements, power and weight budgets. Command and data handling design, software design and architecture, and a planned low fidelity model which can be used in ground testing and possibly crew training.  Mr. Paul Nemeth concluded day one of the AMS-02 CDR with a presentation of AMS Mission Operations.  This included Pre-Launch ops, ascent, mission abort, on-orbit STS, on orbit handover to ISS, ISS on orbit ops, end of mission operations, EVA interfaces, and a summary of NBL testing at JSC.

Day two of the CDR began with Mr. Steve Harrison presenting details of the cryo magnet design.  Mr. Harrison included cryo magnet structure, avionics, cryo systems, cryo coolers and GSE. Details were presented for cryo cooling, cryo safety, coil design, non-linear straps, cryo valves, avionics, self-protection systems, magnet charging, and quenching.   One specific question was asked concerning burst disc installation problem if the burst discs were installed incorrectly during assembly.  This item was referred to a magnet splinter group to address the issue, and provide adequate installation, test, and quality control procedures to preclude backwards installation of the discs.

Mr. A. Gretchko presented an overview of the cryo system GSE, which included top off of the system at KSC, system charging, GSE systems components list, and vacuum pumps.  Mr. C. Tutt next presented an overview of the non-linear straps (an integral part of the cryo magnet structural safety design).  This included design and certification testing and analysis.  Results of and on going data analysis of the static and dynamic testing performed at Lockheed, Denver, strap verification plan, test to failure, warm and cold tests planned, modal testing of the full-up system, analysis plans for loads, stress, fracture control, test results/analysis correlation, documentation/test plans/reports, and future work.  Mr. Reyko Henning then presented an overview of the TRD Gas System which included a schematic arrangement, vibration test results for boxes and manifold, assessment of magnetic field results on components, description of electrical and mechanical components, description of pressure vessels and valves, circulation pumps, etc., functional testing and schedule, assembly schedule and thermal vacuum test plans.

Mr. C. Lauritzen then presented the AMS structural certification analysis plans for primary and secondary structure, including load factors for lift off, on orbit ISS, and landing, description of math models, definition of interface loads, dynamic clearance assessments, coupled loads, quasi-static loads, static loads, etc.  Mr. Laurentzen included an overview of how all the analyses would flow together to provide structural certification of the AMS payload.

Mr. C. Balasubramanian then presented the AMS stress analysis plans.  He stated that the governing requirements were spelled out in the AMS-02 structural verification Plan that includes the vacuum case and components, USS-02 and components, and PAS.

Mr. Balasubramanian then pointed out that components with low margins of safety would be tested to destruction.  Mr. Balasubramanian also presented the AMS-02 Fracture control program.  He identified the critical components, identified NASA controlling documents, listed PIH fracture critical and non-fracture critical parts, presented fracture control plans for fasteners and shear pins.  Results of vacuum case and components fracture control results and plans were also presented.

Mr. D Rycicki presented an overview of the welding and brazing of AMS components.  He listed the items which will be welded and/or brazed, the driving requirements documentation, the processes to be used, requirements/certification and training, inspections and NDE testing considered in the hardware design for the helium tank plumbing, tubing, trunnion and bridge beams.  He showed videos of some of the welding techniques to be used in the AMS manufacturing and Assembly.  Mr. D. Lear then presented the MM/OD risk assessment, including a list of items assessed, identification of risk items, and a summary of the odds/probability of micrometeoroid impacts on the vacuum case and TRD over an on orbit stay from 1 to 5 years.  The final presentation on day 2 of the CDR was by Mr. C. Clark who presented an overview of the AMS thermal systems design and analysis.  Included was a thermal overview, definition of defining documentation, requirements, and environments for analysis.  Assessment of operations thermal scenarios, AMS thermal responsibilities, and results of component analyses were presented along with final thermal certification plans.

# No notes taken on morning of Day #3.

On the afternoon of day three, RID’s were submitted to RID control, where they were logged in, given a number, and then submitted to technical team leaders for review with RID originators, and for written comments.   After each team leader reviewed and provided a comment or recommendation, the RID’s were collected and prepared for review by the pre-board chairmen Mr. Ken Bollweg.

On the morning of day four, Mr. Bollweg reviewed and dispositioned each RID.

Mr. Bollweg presented to the board, chaired by Mr. Bates a summary of each RID, it’s purpose, and his disposition of each one.  A summary of the AMS-02 RID’s and their disposition is as follows:

Total Rids received  	121

#### Accepted with Actions	61

#### Rolled up to “parent” Rid	13

##### Closed w/Satisfactory Explanation	22

##### Disapproved	22

Withdrawn	3

There were no RIDS which were required to be submitted for specific board action.  All RID’S were dispositioned by Mr. Bollweg and the board approved of Mr. Bollweg’s disposition of the RID’s with some small changes.

Mr. Bates thanked all participants for their cooperation and stated that theAMS-02 project has been aided by the detailed CDR review process.

| NAME | ORGANIZATION |
| --- | --- |
| CDR BOARD |  |
| Bates, Jim | NASA/JSC |
| Rogers, Joseph | NASA/JSC/ES2 |
| Scheib, James | NASA/JSC/OZ3 |
| Miley, Bob | ISS/Boeing |
| Conwell, J.J. | JSC/STS |
| Standford, John | NASA/JSC/NT3 |
| AMS TEAM |  |
| Alia, Sergio | CGS |
| Balasubramanian, Chittur | LMSO |
| Battiston, Roberto | INFN |
| Becker, Robert | MIT |
| Berdugo, Javier | CIEMAT |
| Bertoli, Andrea | CGS |
| Bindi, Veronica | INFN |
| Blackmer, Stan | LMSO |
| Blanchard, Doug | NASA/JSC |
| Bollweg, Ken | LMSO |
| Braccia-a-Ferri Fabio | ASI |
| Breon, Susan R. | NASA/GSFC |
| Brown, Tony | LMSO |
| Burger, Joe | MIT |
| Cadoux, Franck | Annecy |
| Capell, Mike | MIT |
| Carter, Howard | LMSO |
| Clark, Craig | LMSO |
| Contin, Andrea | University of Bologna |
| Dennett, Peter | Padsoft |
| Dunker, Chris | NASA/GSFC |
| Fisher, Peter | MIT |
| Fohey, Mike | LMSO |
| Garciulo, Corrado | CGS |
| Grechko, Alexander | CERN |
| Gutierrez, Manuel | LMSO |
| Harold, Ross | LMSO |
| Harrison, Stephen | SCL |
| Henning, Reyco | MIT |
| Hoang, Peter | LMSO |
| Hofer, Hans | ETH |
| Hungerford, Bill | LMSO |
| Jones, Vernon | NASA/HQ |
| Ju, Hsing | LMSO |
| Kastelic, Joe | LMSO |
| Kenney, Gerry | LMSO |
| Kounine, Andrei | MIT |
| Koutsenko, Valdimir | MIT |
| Laurenti, Giuliano | INFN |
| Lauritzen, Carl | LMSO |
| Lebedev, Alexei | MIT |
| Li, Louis | LMSO |
| LiPoma, Phil | LMSO |
| Lopez, Lollie | LMSO |
| Luebelsmeyer, Klaus | RWTH Aachen |
| Martin, Trent | LMSO |
| Mason, Peter | Cal Tech/JPL |
| Milward, Steven | SCL |
| Mohler, Robert | LMSO |
| Molina, Marco | Carlo Gavazzi Space |
| Mott, Phillip | LMSO |
| Nemeth, Paul | LMSO |
| Nguyen, Ken | LMSO |
| Posada, Adolfo | CRISA-Spain |
| Prince, Gary D | LMSO |
| Read, Dean | LMSO |
| Ross, John | SCL |
| Sistilli, Mark | NASA/HQ |
| Smith-Weaver, Suzanne | UK |
| Sommer, Bruce | LMSO |
| Ting, Samuel | MIT/CERN |
| Ting, Susan | MIT |
| Tinsler, Thomas | LMSO |
| Titus, Christine | MIT |
| Torres, William | LMSO |
| Tutt, Chris | LMSO |
| Verlaat, Bart | Nikhef |
| Vialle, Jean-Pierre | Annecy |
| Vonesch, Rita | ETH |
| Wang, Saike | LMSO |
| Weeks, Ernie | LMSO |
| NASA/JSC/ISS/STS/KSC REVIEWERS |
| Arnold, Larissa | NASA/JSC/DO5 |
| Bailey, Chuck | NASA/JSC/NC |
| Bartlett, John | NASA/OZ2 |
| Beard, Grady | LMSO |
| Blue, Regina | NASA/MOD |
| Blum, Robert | TBE |
| Breit, Joseph | Boeing |
| Brown, David | Geo Control |
| Bussell, John | OM/Boeing |
| Chang, Yuan-Chyau | NASA/JSC |
| Chang-Diaz, Franklin | NASA/JSC/CB |
| Collins, Christine | NASA/GSFC |
| Cook, Gene | NASA/JSC/OZ3 |
| Corbin, Cheryl | SAIC |
| de Boer, Wim | Univ. of Karlsruhe |
| Denny, Clinton | WGI |
| Engelbert, Dennis | Boeing |
| Flynn, Howard | NASA/JSC/EP4 |
| Forrest, Steve | Blackhawk |
| Fugua, Steven | SAIC |
| Gerlach, Mike | USA |
| Golick, Richard | USA |
| Haggard, J. Alan | USA |
| Harcinske, John | Boeing |
| Harris, Mary | NASA/JSC |
| Hartgerink, Mariella | NASA/STS |
| Hastie, Bruce | NASA/JSC/ER3 |
| Heartsill, Amy | NASA/JSC |
| Hendrick, Angus | NASA/JSC |
| Henry, Paul | TBE |
| Hossain, Sabbir | NASA/JSC/EP4 |
| Howard, Ralph | TBE |
| Hudson, Mike | Boeing/Safety |
| Hugger, Renee | SAIC |
| Ibanez, Frank | USA |
| Iwasa, Masaharu | Washington Group |
| James, George | NASA/JSC |
| Jaurigue, Yvonne | Boeing |
| Jeevarajan, Judith | LMSO |
| Kavandi, Janet | NASA/JSC/CB |
| Koenig, Mark | Boeing |
| Le, Geri | NASA/JS/OM7 |
| Lo, Stanley | Boeing |
| Mona Whitworth | Boeing |
| Manha, Bill | NASA/JSC/EP4 |
| Martinez, Nick | LMSO |
| Mathis, Johnny | KSC |
| McCall, Michael | NASA/WGI |
| McCormick, James | Boeing |
| McDonald, Patrick | LMSO |
| Moore, Lili | NASA/JSC/EP4 |
| Mooty, Alicia | Boeing/PEI |
| Nelson, Arthur | NASA/JSC/NC |
| Okafor, Godfrey | NASA/JSC/NT152 |
| Parma, George | NASA/JSC/EA |
| Provini, Mario | Boeing |
| Ramos, Fernando | NASA/JSC/CB |
| Rarick, Douglas | NASA/JSC |
| Rehm, Raymond | LMSO |
| Rominger, Kent (Capt) | NASA/JSC/CB |
| Rouen, Michael | NASA/JSC/EC5 |
| Sanchez, Rick | NASA/JSC/SM |
| Sanders, Vic | Boeing |
| Sauceda, Tania | SAIC |
| Scully, Bob | NASA/EV4 |
| Selmarten, John | USA |
| Shell, Mike | NASA/MSFC |
| Stevenson, L. D. | Barrios |
| Urban, Tim | LMSO |
| Vaughan, Anne | USA |
| Wilhelm, Gary | GFSC |
| Yoder, Don | USA |
| Zamaitis, Joseph (Joe) | NASA/JSC/EB |
| DOE REVIEWERS |  |
| Byon-Wagner, Aesook | DOE |
| Meador, Steven | US/DOE |
| O'Fallon, John | DOE |
| IAT REVIEWERS |  |
| Adams, Mike | NASA/GSFC |
| Bietry, Ray | LaRC/Orbiter |
| Butler, Dan | NASA/GSFC |
| Calvo, Bob | NASA/GSFC |
| Cheng, Edward | Conceptual Analytics |
| Corbo, Jim | GSFC |
| Langford, Don | JPL |
| Ritter, Bob | GSFC/OSC |
| Shick, Donald | NASA/LRC |