FINANCIAL MANAGEMENT

LINE OF BUSINESS

DRAFT

Common Solution White Paper v9

1.	Overview / Executive Summary	3

2.	Value Proposition	3

3.	Solution Scope	3

3.1.	Sub-Functions Included In Common Solution	3

3.2.	Value-added Features to Meet Mission-specific Needs	3

3.3.	Participation	3

4.	Operating Model	3

5.	Business Processes & Management Structures	3

Funds Management	3

Payment Management	3

Receivable Management	3

Cost Management	3

Reporting	3

6.	Architectural Overview	3

7.	Migration Strategy	3

8.	Assumptions & Issues / Risks	3

8.1.	Assumptions	3

8.2.	Issues / Risks	3

9.	Implementation	3

9.1.	Implementation Approach & Timeline	3

9.2.	Estimated Costs	3

# Overview / Executive Summary

In 2001, President Bush created the President’s Management Agenda to address the need for citizen-centered, results-oriented, and market-based federal government initiatives.  The success of the President’s Agenda depends on agencies working as a team across traditional boundaries to better serve the American people and focusing on citizens rather than individual agency needs.   Building upon the efforts of the Federal Enterprise Architecture Program to expand E-Government, the Office of Management and Budget launched the Lines of Business initiatives with a goal of finding projects that fall into lines of business that were not originally identified as a part of the 24 e-government initiatives: financial management, grants management, and human resources management.  Each of the lines of business identified core business requirements and processes that are the same.

The Lines of Business initiatives affords agencies an unprecedented opportunity in a period of fiscal restraint to influence the direction of specific core business functions for the Government through the use of technology to adopt industry and government “Best Practices” and to standardize and eliminate redundant stovepipe systems throughout government.

The Office of Management and Budget and the established LOB Task Forces are focused on a business-driven, common solution and target architecture developed through an architectural framework.  The definitions of these key characteristics of the LOB approach include:

- Common Solution – End to end shared service capabilities needed to achieve the LOB Statement of Objectives through a Target Architecture that includes business process, technology solutions, and data standardization.

- Target Architecture – End state toward which all efforts are directed; it will be the architecture for some future date and will be the target toward which integration efforts will be directed.

- Business Driven (vs. Technology Driven) – Solutions address distinct business improvements that directly impact LOB performance goals.

- Developed Through Architectural Processes – Solutions are developed through a set of common and repeatable processes and tools.

In order to gain further insight into the lines of business, The Office of Government-wide Policy of the General Services Administration (GSA), in conjunction with the Office of Management and Budget prepared a Request for Information (RFI).  The purpose of the RFI was to provide industry and government service providers with a vehicle to describe solutions and implementation approaches for achieving the goals of the three lines of business through the development of common solutions and a target architecture. The RFI intended to enable the LOB agency managing partners to incorporate strategies, alternatives, and experiences, representing industry’s best practices in developing and implementing transformational common solutions and a target enterprise architecture, into business cases for these lines of business in time for the FY 2006 budget process, with the ultimate goal of developing and implementing common solutions for the government that provide capabilities that achieve the LOB objectives. This requirement builds upon the existing E-Government framework and facilitates a federal enterprise-wide effort.  Industry and government service providers responded to the RFI with best practice information that was evaluated by the FM LOB in order to develop a common solution.

The vision of the Financial Management Line of Business (FM LOB) is to establish the framework for a government-wide financial management solution that is efficient and improves business performance while ensuring integrity in accountability, financial controls and mission effectiveness.  The Department of Labor (DOL) and the Department of Energy (DOE) were chosen by OMB to lead an interagency team that is managing the effort.  The other partnering agencies on the interagency team are:  the Department of Homeland Security (DHS), the Department of the Interior (DOI), the Department of Justice (DOJ), the Environmental Protection Agency (EPA), the Department of Health and Human Services (HHS), the Department of Housing and Urban Development (HUD), and the United States Department of Agriculture (USDA).  Several ex-officio agencies have joined the FM LOB interagency team, including:  the Department of Defense (DOD), the General Services Administration (GSA), the National Aeronautics and Space Administration (NASA), the National Science Foundation (NSF), the Department of the Treasury (Treasury), and the Department of Veterans Affairs (VA).

The FM LOB has several goals:

- Achieve or enhance process improvements and cost savings in the acquisition, development, implementation, and operation of financial management systems through shared services, joint procurements, consolidation, and other means;

- Provide for standardization of business processes and data elements;

- Promote seamless data exchange between and among Federal agencies; and

- Strengthen internal controls through real-time interoperability of core financial and subsidiary systems.

The FM LOB Project Management Office (PMO) has established three working groups within the FM LOB:  the Enterprise Architecture Working Group (EAWG), the Business Management Working Group (BMWG), and the Business Case Working Group (BCWG).  These working groups are producing deliverables that support the common goals of the FM LOB.  The FM LOB has evaluated the RFI responses and is developing a common solution and target business processes.  Please reference Attachment A for a high-level overview of the RFI responses.

The purpose of this white paper is to develop a draft common solution approach for the FM LOB and answer several high-level questions.  The key issue that this paper will address is the common solution and how this solution fits into the overall context of what the government is trying to achieve through the Financial Management Line of Business.

The FM LOB analyzed the 33 FM responses to the Request for Information (RFI) from the public and private sectors.  In addition, the inherent expertise within the group itself was utilized to decide upon the best solution.  This group is comprised of financial management subject matter experts from across the federal government.

Common Solution

A market-based model of shared services and cross servicing using private and public sector “centers of excellence” is recommended.  A small number of Federal agencies and/or private sector vendors would ultimately provide the entire Federal Government with FM services.  The common solution will be compliant with all federal financial management laws, regulations, and requirements and must align with the vision, goals, and objectives of the FM LOB.  The software provided and configuration implemented must also be Joint Financial Management Improvement Program (JFMIP) compliant for core financial systems.

The FM LOB is recommending a “Center of Excellence” which will be either a completely Federal Government entity providing the cross servicing and operations (installing software, maintaining licenses, managing hardware and software upgrades, etc.) OR a Government Managing Partner that oversees the requirement for integration, develops service level agreements (collaboratively), and establishes performance goals for the service provider.

The key to the Centers of Excellence approach is buying financial management services as a commodity through competitive procurements.  The movement to these centers would reduce redundant approaches currently being taken in the management of financial systems across the Federal government.  The migration would occur in a phased approach and follow the system development life cycle for FM.  Agencies that are planning to purchase a new financial management system or planning a significant upgrade to an existing system in FY05 and beyond would instead be directed to the common solution.  Special emphasis on systems reporting non-compliance audit results related to their current system solution will be included in the migration planning.

Standardization of core business processes would occur for each agency as they are converted to the new systems. The FM LOB is taking a collaborative, cross-government approach to developing standard business processes.  Target business processes will be developed as a model for standardization and integrated across the government.  The definition of standard data elements, data definitions, nomenclature, etc., and the creation of standard interoperability among core FM and subsidiary systems including other lines of business and E-Government (E-Gov) efforts such as E-Travel, E-Payroll and the Integrated Acquisitions Environment (IAE) will promote seamless data exchange and improve internal controls by

- Developing additional requirements to support the standard processes and data requirements building on and enhancing the standardization efforts OMB (FACTS II), Treasury (FACTS I, USSGL, IPAC, etc.), GSA (CCR, IGTE) and JFMIP.  (Currently, available solutions are highly configurable and depending upon the configuration chosen during the implementation, may no longer meet JFMIP requirements.  The FM LOB common solution must comply with all Federal financial management standards, requirements, laws, and regulations.)

- Developing standard interoperability among core FM and subsidiary systems including the other LOBs and E-Gov solutions.  (Vendors would be required to meet interoperability standards as part of their solution.)

- Allowing financial management personnel across the government to learn and speak the same “language”, enhancing common core competencies, and providing “economies of skill”.

- Building on and enhancing the standardization efforts of OMB (FACTS II), Treasury (FACTS I, USSGL, IPAC, etc.), GSA (CCR, IGTE) and JFMIP.

The development and implementation of these standards will, by themselves, improve the integrity of financial management at both the individual agency and government-wide levels and will ensure compliance with financial management laws and regulations such as the Federal Financial Management Improvement Act (FFMIA).  However, there are additional benefits.  Standardization will also allow the development of additional systemic internal controls (business rules) through the development of required relationships among processes and data.

Since the FM workforce will use, perform and manage financial information in a new manner, the management of change will be crucial to the entire effort and must be introduced at the very beginning of the process and managed throughout its entirety.  Finally, one of the biggest faults with current FM systems would be remedied – management’s inability to retrieve pertinent financial information on a real-time basis.  A key task in accomplishment of the FM LOB goals is that timely and accurate management information is relayed to decision makers without the need for laborious data calls.

The solution proposed meets the vision and goals of the effort:

- Significant reductions in duplicative investment and redundant operating costs

- Reuse of best practices, proven approaches and methodologies for executing business processes within a given business function, especially where the agency has a current gap or need for improvement

- Faster and more consistent deployment of financial management capabilities

- Improved standardization of practices and processes, leading to improved accountability and auditability

# Value Proposition

The FM LOB analyzed the value proposition of the common solution and detailed how the common solution achieves the financial management statement of objectives.  Where possible, specific details concerning increased efficiencies, anticipated cost savings, improved services, and elimination of redundancies have been highlighted.

The following objectives are addressed by the FM LOB “centers of excellence” common solution:

Cost Savings and cost avoidance

  - Public/private partnerships leverage commercial IT outsourcing efficiencies and reduce deployment costs by centrally maintaining solution assets and reusing Federal and commercial subject matter expertise, thus creating “economies of skill”

  - Costs reduced in IT infrastructure, application acquisition, interface development and application management

  - Economies of scale are leveraged in hardware, software and business process management

  - Central centers are established for efficient maintenance of solution assets and implementation expertise

  - “Centers of excellence” deliver repeatable, proven transformation approaches and methodologies through predictable cost structures

  - Redundancies in performing common business functions are reduced

  - Competition is encouraged

  - Software and hardware maintenance upgrades are centralized

  - Software license fees are paid just once to a vendor

  - Interfaces to other systems are centralized

  - Hardware and software is reused by many agencies

  - Audit costs are minimized

  - Overhead achieved by decreasing the amount of IT sites supporting financial functions

  - FTE is reduced

Standardization & Internal Controls

Processes and data are standardized incrementally through common solutions and establishment of additional enabling standards.  Vendors will be required to modify their software to support the standard processes, data requirements and common interoperability standards within and across LOBs, thereby improving the integrity of financial data at both the individual agency and government-wide levels.  Key subsidiary systems will be deployed consistently across agencies to improve interoperability and internal controls.  FM personnel across the government will speak the same “financial language” eliminating to a degree the need to retrain employees upon changing jobs within the financial community.  Financial information structures must support an audit trail that links financial reporting and information with the supporting financial transactions, events, standards, and laws.

Proven “best practices” are reused for transforming financial management business processes.  Data exchange between agencies is standardized.  Internal control “best practices” are established by organizing government business function expertise in “Centers of Excellence” where subject matter experts share lessons learned and establish best practice processes.

Mission Support

Provides real-time mission support information and establishes the framework for a government-wide financial management solution that is efficient and improves business performance while ensuring integrity in accountability, financial controls, and mission effectiveness.

President’s Management Agenda

The common solution supports the President’s Management Agenda by promoting the goals of citizen-centric, results-oriented, and market-based.

Competition

“Centers of Excellence” are established; each based on public/private partnerships, to preserve competition and innovation – vendor and application neutrality.

Performance Accountability

Agency decision makers can draw the uniform data from disparate systems to better assess, evaluate and measure quantifiable returns and outcomes.

Resource Management

Seamless interoperability of all lines of business allows agency decision makers to better manage acquisition, human capital, and disbursements.

Implementation Timeframes

Re-use of existing systems, configurations, hardware, and facilities leads to shorter implementation timeframes.  The migration would occur as a phased approach and follow the system development life cycle for FM.  Agencies that are planning to purchase a new financial management system or planning a significant upgrade to an existing system in FY05 and beyond would instead be directed to the common solution.

Leveraging Monies/Time Spent

Several major agencies have FM modernization efforts underway, providing the potential for future certification as a service center provider.

# Solution Scope

The common solution references the Federal Enterprise Architecture by mapping the financial management sub-functions.

## Sub-Functions Included In Common Solution

All JFMIP recognized “core” functions are included in the Common Solution – core financial systems management, receivables, payments, general ledger, reporting, funds and cost management. Since they are mandated by JFMIP, they must be included.  Interoperability to and from other FM systems, e.g., payroll, grants, procurement, must be in place.  In addition, the core business processes will be reengineered to use target financial processes and to enforce standardization both within and across business lines.

Other candidates for future core sub-functions would be procurement and budget formulation.  Each of these functions is common to all Federal agencies and integral to core financial management operations.  In particular, internal controls can be upgraded through real-time linkage between an agency’s procurement system and the core accounting system, e.g., fund availability could be checked at the point of obligation of funds (requisition process).  E-procurement solutions could be leveraged vs. the FM LOB solution to find a way to integrate them into an overall solution.

## Value-added Features to Meet Mission-specific Needs

Functions that require a very high degree of customization (something that is costly and moves the agency away from common ground) will not be included in the target business processes.  Mission-specific FM functions could be implemented utilizing the standard configuration as a baseline.  Companies responding to this in the RFI differed as to whether commercial providers could offer services for these functions.  In addition to core, agencies can “bolt-on” anything they deem appropriate to include value-added services assuming these changes do not alter the government-wide common solution standards.

## Participation

The FM Line of Business initiative will affect the entire federal government where core FM services are provided.  All core financial management functions throughout the government will be included.

# Operating Model

The FM LOB recommends pursuing a market-based approach based on a shared services model that will maximize economies of scale, scope, and skill.  This approach is based in part on the RFI responses and past E-Gov initiatives.  The cross-servicing model has been problematic in the past, but both technology and core federal financial management software development (via JFMIP) has advanced to the point where it is now better positioned to accomplish the goal.  This model is currently being deployed internally by several agencies to successfully consolidate bureaus.  The FM LOB plans to continue to examine this model as the business case develops, but the model should produce favorable results given certain constraints such as clean audit opinions, timely financial reports, and JFMIP compliance.  Consolidating FM services into multiple service centers, whether public and private partnerships or strictly public partnerships, reduces government-wide life-cycle costs and improves business processes by transforming the delivery of comprehensive FM services through cross servicing and “Centers of Excellence”.

Definition of “Centers of Excellence”

A “Center of Excellence” will be either a completely Federal Government entity providing the cross servicing and operations (installing software, maintaining licenses, managing hardware and software upgrades, etc.) OR a Government Managing Partner that oversees the requirement for integration, develops service level agreements (collaboratively), and establishes performance goals for the service provider.

“Centers of Excellence” will meet the following criteria:

- Comply with the Federal Financial Management Improvement Act (FFMIA)

- Operate JFMIP approved financial management software

- Support “clean” audit opinions

- Align practices with E-Gov initiatives (e.g., Common vendor file usage, intra-governmental transaction processing using DUNS numbers, etc.)

- Develop common data exchange interfaces – one set of interface development and support for all agencies (e.g., one common interface to the four E-Gov payroll systems providers)

- Provide hardware and other IT infrastructure required to operate – scalability, portability and interoperability

- Offer application management services to maintain and upgrade hardware and software for agencies serviced

- Use “best practice” approaches and methodologies for standardized implementation tasks, (e.g., change management, project management, training, data conversion and interface development)

- Offer data warehousing services for management information systems and cost accounting

- Adhere to the requirements outlined in ISO 15489 by supporting an electronic records management system (ERMS) that has been certified under DoD Std. 5015.2.

- Support the FM LOB goals

- Follow the Financial Enterprise Architecture (FEA) Requirements

Selection of “Centers of Excellence”

In a statement to Congress in March 2004, David Walker, Comptroller General of the United States, stated that only three agencies of the current 23 CFO Act agencies are in compliance with FFMIA.  These three agencies will be the logical choices for a starting point for building the new “Centers of Excellence”.  As more agencies reach this goal, they can be considered for hosting other agencies.

Initially, the three hosting agencies can decide whether they will cross service the entire operation or use a Private Sector partner to outsource the operation.  Within 2 years, small agencies requesting monies for modernizing their financial systems will be converted to one of the host agency services using the dollars that would have been approved for their own “stove pipe” effort.  It is imperative that the first few efforts in a project of this magnitude be “small” in nature – in order to produce “quick” successes and provide the host center with experience using the new migration path.  In fact, initial priority as a host should be given to an agency that has recently consolidated “stove pipe” systems within their own agency - given the similarities of that effort.

In 3 to 5 years, other small agencies and some mid-level agencies will be converted to the “Centers of Excellence”.  Any large agencies that reach compliance with FFMIA during that time would be eligible to become a service provider.  These agencies can put more emphasis on outsourcing the operations to the private sector as they become a Government Managing Partner.  Given the success of the road map, OMB will steer all agencies requiring financial system modernization to this effort.

Agencies that operate their own “mission-specific” solutions will retain control over these functions.  The host service would provide data to run these systems via an interface or provide the system solution (hardware and software services) to the converting agency.

Data managing information capabilities will be provided by the service centers in the form of data warehousing.  Data will be stored in aggregate form to allow “slicing and dicing” capabilities for information retrieval.  The warehouse will be kept “fresh” with nightly updates.  “Canned” reports will be developed for desktop retrieval – and can be reused by other agencies.  Desktop tools will be provided to create “on the fly” queries of information.  Storing data in this format and adding “mission specific” data will give managers access to real-time information needs.

###### Standardization of Data and Processes

There is a significant shortfall in government-wide standardization of financial data and processes that may inhibit the successful implementation of “Centers of Excellence”.  There are four areas of standardization that must be addressed immediately:

- Transaction processing standards (JFMIP core data)

- Data exchange standards (interfaces)

- Data reporting standards (common reporting data – financial statements)

- Standard business processes (JFMIP financial core functions)

The consolidation of government-wide financial systems will somewhat enforce standardization; however, this area must be addressed before the conversion of the first agency.  A separate government-wide group should be formed to address the business process and data standardization for the FM LOB.

# Business Processes & Management Structures

Organizational Structures and Governance – Common Solution Management

The FM LOB is currently employing a governance structure and a Program Management Office (PMO) to manage the development of the common solution.  The Office of Management & Budget (OMB) is serving as an executive sponsor.  The Department of Labor and the Department of Energy are the managing partners of the FM LOB and lead a group of nine agencies that make up the FM LOB partnership (DOL, DOE, DHS, DOI, DOJ, EPA, HHS, HUD, & USDA).  Additionally, there are several ex-officio members that are currently participating in the initiative including:  DOD, GSA, NASA, NSF, Treasury, & VA.  Other agencies are encouraged to participate in this process, and it is expected that the level of agency participation will increase over time.

The FM LOB has established a Program Management Office consisting of individual project teams and the agency-specific governance structure.  Project Management and system life cycles, processes, procedures, methods, models and standards will also be established within the PMO.  The PMO works with the FM LOB partners, the partnering and ex-officio agency partners, and the Federal Enterprise Architecture team among others.  The FM LOB PMO has established three working groups within the FM LOB:  the Enterprise Architecture Working Group (EAWG), the Business Management Working Group (BMWG), and the Business Case Working Group (BCWG).  The FM LOB plans to use best practices from both public and private RFI responses to structure the PMO and will further define the PMO structure in the business case.  The PMO office will have responsibility for the vast roll-out and implementation of the FM LOB effort as well as facilitating customer agency satisfaction with the delivery of the common solution in a shared service environment.

Performance Management Approach and Performance Metrics

The FM LOB would recommend a combination of service level agreements, “smart buy” and “share-in-savings” approach whereby both the service providers and the Federal government realize cost savings.  Meeting or exceeding certain established metrics would result in additional payments to the service providers.  This provides a “win-win” situation since the government would benefit from the cost savings in productivity gains and the vendor would have an incentive to provide exceptional service.  Failure to meet certain metrics would trigger fines or smaller payments to the service centers.  These monies would be shared across agencies on a proportionate basis.  Much more rigorous performance measurement development and rigorous baseline processes will be required and should be developed during the business case process.  Performance Metrics from the RFIs will be referenced as needed.

Business Process Requirements

The following is a brief description of the major functions of a Core financial system as defined by JFMIP, Core Financial System Requirements published in November, 2001 and located on the JFMIP website (http://www.jfmip.gov/jfmip/).

#### Core Financial System Management

The Core Financial System Management function consists of all the processes necessary to maintain the financial system in a manner that is consistent with established financial management laws, regulations and policy.  This function sets the framework for all other Core financial system functions.  The Core Financial System Management function consists of the following processes:

- Accounting Classification Management

- Transaction Control

#### General Ledger Management

General Ledger Management is the central function of the Core financial system.  The general ledger is the highest level of summarization and must maintain account balances by the accounting classification elements established in the Core Financial System Management function.  For example, account balances must be maintained at the internal fund and organization level.  Depending on the agency’s reporting requirements, some or all of the general ledger accounts may have balances broken out by additional elements of the accounting classification.  All transactions to record financial events must post, either individually or in summary, to the general ledger, regardless of the origin of the transaction.

The General Ledger Management function consists of the following processes:

- General Ledger Account Definition

- Accruals, Closing, and Consolidation

- General Ledger Analysis and Reconciliation

### Funds Management

Each agency of the Federal Government is responsible for establishing a system for ensuring that it does not obligate or disburse funds in excess of those appropriated or authorized.  The Funds Management function of the Core financial system is an agency’s primary tool for carrying out this responsibility.

The Funds Management function consists of the following processes:

- Budget Preparation

- Budget Formulation

- Funds Allocation

- Budget Execution

- Funds Control

There has never been a formal development of the separate Budget Formulation System requirements document.  However, agencies have processes that require Budget Formulation system actions.  JFMIP presents a number of suggested budget formulation requirements as value-added requirements within the Core Financial System Requirements document.

### Payment Management

The Payment Management function should provide appropriate control over all payments made by or on behalf of an agency.  Agencies initiate payments to: vendors in accordance with contracts, purchase orders and other obligating documents; state governments under a variety of programs; employees for salaries and expense reimbursements; other Federal agencies for reimbursable work performed; individual citizens receiving Federal benefits; recipients of Federal loans; and to make payments for other reasons.  Designated payment organizations (specified agency or Treasury organizations) accomplish payments.  Certain agencies that are authorized to make their own disbursements must comply with the Provisions pertaining to “delegated disbursing authority” contained in Treasury Financial Manual (TFM) - 4, and applicable requirements below.

The Payment Management function consists of the following processes:

- Payee Information Maintenance

- Payment Warehousing

- Payment Execution

- Payment Confirmation and Follow-up

### Receivable Management

The Receivable Management function supports activities associated with recognizing and recording debts due to the Government, performing follow-up actions to collect on these debts, and recording agency cash receipts.  A receivable is recognized when an agency establishes a claim to cash or other assets against other entities.  This section also addresses accounting for miscellaneous cash receipts.

The Receivable Management function consists of the following processes:

- Customer Information Maintenance

- Receivable Establishment

- Debt Management

- Collections and Offsets

### Cost Management

The Cost Management function of the Core financial system attempts to measure the total cost and revenue of Federal programs, and their various elements, activities and outputs.  Cost Management is essential for providing accurate program measurement information, performance measures, and financial statements with verifiable reporting of the cost of activities.  The term “cost” refers to the monetary value of resources used or sacrificed or liabilities incurred to achieve an objective, such as to acquire or produce a good or to perform an activity or service.  A “cost object” is any activity, output or item whose cost and revenue are to be measured.

The level of sophistication of the Cost Management function needed by an agency depends on the requirements of the agency and the operational nature of the programs involved.  For example, if an agency’s primary mission is to produce a product or service for sale, the costing function typically will be accomplished in the Managerial Cost Accounting System that is integrated with the Core Financial System.  However, in any Core system, certain basic functions must be present.

The Cost Management function consists of the following processes:

- Cost Setup and Accumulation

- Cost Recognition

- Cost Distribution

- Working Capital and Revolving Fund

### Reporting

The Core financial system must be able to provide timely and useful financial information to support: management’s fiduciary role; budget formulation and execution functions; fiscal management of program delivery and program decision making; and internal and external reporting requirements.  External reporting requirements include the requirements for financial statements prepared in accordance with the form and content prescribed by OMB, reporting requirements prescribed by Treasury, and legal, regulatory and other special management requirements of the agency.

The reporting function consists of the following processes:

- General Reporting

- External Reporting

- Internal Reporting

- Ad hoc Query

A complete list of reporting requirements including mandatory and value-add requirements for each reporting function can be found in the JFMIP Core Financial System Requirements document published in November, 2001 and located on the JFMIP website (http://www.jfmip.gov/jfmip/).

Change Management Requirements

A 2003 study conducted by the Change Management Learning Center based in Colorado that included 288 companies from 51 different countries provided a review of the best practices of change management over the last five years.  The most critical components found

- The #1 contributor to project success is strong, visible and effective sponsorship.

- The top obstacle to successful change is employee resistance at all levels: front-line, middle managers, and senior managers.

- Employees want to hear messages about change from two groups: executive management or their immediate supervisors (and these messages are not the same).

- When asked what they would do differently next time, most teams would begin their change management activities earlier in their next project, instead of viewing it as an add-on or afterthought.

- The top reasons for employee resistance are a lack of awareness about the change, comfort with the ways things are and fear of the unknown.

- Middle managers resist change because of fear of losing control and overload of current tasks and responsibilities.

An all-encompassing change management plan must be developed by the FM LOB.  The function should be placed under a PMO.  Staff would be available throughout the entire FM LOB life cycle to work with each federal agency as required.

Communications Requirements

This element dovetails with change management.  A key component of managing this large effort will be communication at all levels.  The change management team would assume this responsibility.

Training Requirements

Consolidating FM systems will require extensive training and re-training of employees.  Business processes that are streamlined and compressed will result in the re-definition of current jobs associated with the process.  Some employees will need to be trained to do other things.  Those employees continuing to support the streamlined processes will need retraining based on modified financial management procedures, e.g., electronic work flow, elimination of paper, modified approval processes, operational changes, etc.

# Architectural Overview

The target architecture for the Financial Management (FM) Line of Business (LOB) common solution identified in this white paper is based on an architectural approach created by the enterprise architecture working group (EAWG).  This approach facilitates a model of shared services and cross servicing utilizing a combination of private and public sector “centers of excellence” for the provision of financial management services.

The approach supports the FM LOB objectives and takes into consideration enterprise architecture requirements that must be met when designing the common solution.  Some of these requirements include alignment with the FEA, legislative drivers, incorporation of JFMIP standards, and ensuring support for FM component reusability across multiple agencies and LOBs.  To accomplish this, the common solution target architecture is being constructed around four principle layers that align with the FEA; business architecture, service component architecture, data architecture, and technology/application architecture.

At the highest level, the business architecture establishes the relationship between the FEA reference models and the core financial management functions as defined by JFMIP.  In order to support the shared services model for the common solution, the target business processes for each core financial sub-function is being defined by the FM LOB business management working group (BMWG).  These business processes will be mapped to the Performance Reference Model and Service Component Reference Model to ensure its alignment to the FEA.  The business processes will also be decomposed to highlight interaction points with internal and external partners and will expose key activities that trigger important events.  Below is a draft of the high level relationship between the JFMIP core FM functions, the BRM sub-functions, and the SRM components.  This describes some of the mapping being done within the business architecture.

Table 1. High Level SRM Components Mapped to BRM and JFMIP Functions

| JFMIP Function | FEA Sub-Functions | SRM Service Domain | SRM Service Type | SRM Components |
| --- | --- | --- | --- | --- |
| General Ledger Management | Accounting | Back Office Services | Data Management | Data Classification Loading & Archiving |
|  |  |  | Financial Management | Billing & Accounting |
| Funds Management | Budget and Finance | Back Office Services | Financial Management |  |
| Payment Management | Payments | Back Office Services | Data Management | Loading & Archiving |
|  |  |  | Financial Management | Payments/Settlements |
|  |  | Process Automation | Tracking & Workflow | Process Tracking |
| Receivable Management | Collections and Receivables | Back Office Services | Data Management | Loading & Archiving/ Data Cleansing |
| Cost Management | Accounting | Business Management Services | Management of Processes Financial Management | Program/Project Management |
| Reporting on Results of Operations | Reporting and Information | Back Office Services | Financial Management | Financial Reporting |

The defined business processes outlined in the target business architecture are the cornerstone elements upon which the remaining elements of the target architecture will be developed.  When the business processes are submitted by the BMWG, the EAWG will develop the corresponding service components of the target architecture.

The service component architecture provides an inventory of FM service components that support the shared services model and describes the interaction between FM service components and external components to the FM LOB.  While the service components have not yet been designed, the objective is to create a structure that will enable federal agencies to consistently perform the work defined by the JFMIP sub-functions by remotely executing a standard set of common processes.  Details on the components’ structure, function, interactions and opportunities for reuse will be further described in the target architecture document.

The target data architecture identifies at a high level, the data objects that are needed for each target business process and its related service components and will define when the object is created, used, and deleted.  The data architecture is currently being defined and is dependant on the submission of target FM business processes.

The target technology/application architecture will comply with the requirements outlined in the FEA Technical Reference Model.  Furthermore, the technology architecture will specifically address standards that will be used to sustain the foundation of the common solution (i.e. platforms, networking, hosting, etc.) in addition to the technology standards needed to facilitate the use and execution of the service components outlined in the service component architecture.  In addition, the recommended hardware/software platforms will comply with voluntary consensus standards for interoperability.  While the shared services solution will not be dependant upon any specific hardware/software provider it will at a minimum be comprised of enabling capabilities that support the core FM functions and business processes described in the business architecture.  These enabling capabilities are derived from existing agency based financial systems and from new center of excellence hosted financial systems that are JFMIP compliant. The technology architecture also includes the use of a service oriented architecture that is capable of providing integration within and between the different LOBs.  A service oriented architecture represents a set of design principles that enables units of functionality to be provided and consumed as service components. The service oriented architecture will provide access to FM services and facilitate the adoption of the shared services model. Through the implementation of a service oriented architecture, the common solution will also leverage existing E-Government systems as services that are integrated into the common solution architecture. The following is a list of E-Government initiatives that, at a minimum, should be integrated into the common solution:

- eAuthentication

- Enterprise Human Resources Integration (EHRI)

- Integrated Acquisition Environment (IAE)

- E-Records Management

- Federal Asset Sales

- Business Gateway

- Grants.gov

- G2B

- Govbenefits.gov

While the security and privacy approach has not been fully defined, the approach will aim to secure data at the business process and data object levels pursuant with FISMA and other federal regulations.  Specifically, the approach will ensure that sensitive records are protected at the individual record level.  Securing the perimeter of the network is not sufficient.  A potential security and privacy approach may utilize the concept of a security broker that secures the data and business processes associated with each service component defined in the service component architecture.  The security and privacy approach is currently being developed.

In conclusion, this section provides high level highlights for the architectural approach that is being used to design the target architecture of the common FM LOB solution. This approach is founded on a tight integration with the federal enterprise architecture, a target architecture that supports the core JFMIP FM functions, the establishment of a service oriented architecture, and the subscription to enabling capabilities at centers of excellence.  Of importance are the details required to define the target business processes, which is still in process.  However, utilizing the architectural approach described in this section will yield a more complete common solution that directly addresses the LOB goals.

# Migration Strategy

The FM LOB considered key migration considerations for the common solution including: cost, resources required, timing, roll-out approach, and cutover requirements.

The migration would occur as a phased approach and follow the system development life cycle for FM.  Agencies that are planning to purchase a new financial management system investment or planning a significant upgrade to an existing system in FY05 and beyond would be directed to the common solution.  An assessment of agency’s financial management system life-cycle and the system’s level of security will be assessed to develop a migration timeline.  Agencies who have failed to complete their security certification and accreditation process will be encouraged to follow an accelerated migration schedule.

An assessment will be conducted to see if any of these migrations can be completed concurrently – providing quick “win” situations.  The conversion will consist of all core FM functions defined by JFMIP.  Agency-specific functions can be kept within the agency and receive required data from the service provider thereby retaining individual bureau identity.  Migration approaches detailed in the RFI responses will be evaluated and incorporated where applicable.

The migration process at a minimum will follow this path:

- Agency selected for migration

- Change management & migration team put in place

- Review of agency requirements

- Migration plan developed

- Center of Excellence review

- Data standardization adopted

- Process standardization adopted

- Migration software developed and tested

- Implementation plan developed

- Training conducted

- Pilot project implemented

- Agency migrated in phased approach

An agency should migrate as an organization entity to the common solution as much as possible and as quickly as possible.  To have agencies operating on multiple systems (old and new) will cause disruptions and potentially have a negative impact.  Migration requirements should be included in an approved transition plan.

The centers of excellence will be evaluated prior to the migration approach to ensure compliance with FM standards, laws, and requirements and will facilitate formulation of service-level agreements to the migrating agencies.  The migration strategy will follow the guidelines established in the Chief Financial Officers Act of 1990 for the 5-year plans that are submitted to OMB.  The migration team will consist of members from the receiving agency, migrating agency, FM LOB change management team, and contractors.

# Assumptions & Issues / Risks

## Assumptions

# The key assumption for the FM LOB is that all federal agencies will adopt the common solution.  Future funding will be unavailable for agencies to modernize their FM systems on a stand-alone, “stove-pipe” basis.  This will ensure that all federal agencies follow this path and push the entire federal government toward a common FM architecture, and standardized FM data and processes.  Additional assumptions include, but are not limited to the following:

# The FM LOB common solution will comply with all federal financial management standards, laws, and requirements including the Chief Financial Officers Act, FISMA and privacy standards.

# The software provided and configuration implemented will be Joint Financial Management Improvement Program (JFMIP) compliant for core financial systems.

# This common solution will adhere to adheres to the FEA and FFMIA.

# This common solution will contain a security system.

# All federal agencies will adopt standardized aspects of the common solution unless there is a mission-specific reason to not do so.  Justification for not using all elements of the common solution will be required.

# A performance-based contract will be used during the procurement of the common solution’s component systems and services.

# The common solution will be aligned with the other lines of business (i.e. Grants Management and Human Resources Management).

# This common solution is based on architectural principles and frameworks.

# This common solution will provide the same or exceed the level of service & system functionality that is currently available to federal agencies (i.e. the centers of excellence).

# This solution allows for E-Gov interoperability, portability, flexibility, and can scale based on the size of the agency.

# All FM LOB goals are addressed.

# Standardization of Data and Processes is imperative and will receive adequate attention.

## Issues / Risks

There are several issues and risks to the common solution that have been identified.  The FM LOB expects to identify further issues and risks as the common solution is defined at a more granular level.  The current list applies to the common solution for FM LOB rather than a generic government-wide transformation and addresses a preliminary mitigation strategy.

| Date Identified | Area of Risk | Description | Probability of Occurrence | Potential Impact | Strategy for Mitigation | Current Status as of date of the exhibit |
| --- | --- | --- | --- | --- | --- | --- |
| 4-Jun-04 | Business | Agencies have unique requirements for financial management | High | High | Include as many agencies as possible during the business case and requirements definition phases. Ensure effective communication throughout requirements definition, acquisition, and implementation phases. | The detailed risk assessment will be developed at a later date during the business case process. |
| 20-Jun-04 | Business | Noncompliance with government-wide financial management standardization efforts (i.e. standard general ledger deviations are persistent across the government) | High | Medium | Through government-wide efforts, business process standards will be developed to facilitate the move towards a shared services model. | The detailed risk assessment will be developed at a later date during the business case process. |
| 20-Jun-04 | Business | Readiness of private sector | Medium | High | Gartner Group study will cite potential cross-servicing providers | The detailed risk assessment will be developed at a later date during the business case process. |
| 4-Jun-04 | Capability to manage the investment | Adequate governance process is in place to manage the FM LOB | High | Medium | A governance process including OMB as the executive sponsor has been established. | The detailed risk assessment will be developed at a later date during the business case process. |
| 20-Jun-04 | Capability to manage the investment | Protection of vital agency resources, risks, & interests post-migration | Medium | Medium | Depending on the mix of services in the common solution, agencies would maintain a federal presence at the service centers where appropriate. The governance structure will ensure that the agencies will have a managerial role in the centers of excellence. Additionally, service level agreements will be developed that will allow agencies to oversee their financial activities at the service centers. | The detailed risk assessment will be developed at a later date during the business case process. |
| 4-Jun-04 | Data/Info | Agency financial information is in multiple formats | High | Medium | Common business processes and data elements are being defined by the cross-government working groups. Solution will be compliant with all Federal Enterprise Architecture standards. | The detailed risk assessment will be developed at a later date during the business case process. |
| 4-Jun-04 | Dependencies & Interoperability | Missed opportunities to include e-government initiatives | Medium | Medium | Most of the RFI responses did not address e-government (E-Gov) interoperability. This initiative must take advantage of efforts in the E-Gov arena where initiatives are already underway to provide common solutions to government needs. In fact, there will be requirements to integrate with E-Gov, e.g., a common vendor file for purchases and payments, intra-governmental transactions processing, etc. | The detailed risk assessment will be developed at a later date during the business case process. |
| 4-Jun-04 | Feasibility | The likelihood that this project can not be accomplished technically | Medium | High | Engage all agencies during the planning and implementation of the program to ensure agency requirements are met. Engage both private and public industry in the technical solution. Develop and apply extensive testing requirements and verification. | The detailed risk assessment will be developed at a later date during the business case process. |
| 4-Jun-04 | Feasibility | The likelihood that this project can not be accomplished politically | Medium | High | Engage all agencies during the planning and implementation of the program. Executive support from OMB and other executive-level leaders will help solve the political issues. Develop and apply extensive cultural change strategies. | The detailed risk assessment will be developed at a later date during the business case process. |
| 4-Jun-04 | Initial costs | Lack of funding | High | High | OMB is solidly behind this effort and will redirect the necessary funds to ensure its success | The detailed risk assessment will be developed at a later date during the business case process. |
| 4-Jun-04 | Life-cycle costs | Lack of full funding for each project segment | High | High | OMB is solidly behind this effort and will redirect the necessary funds to ensure its success | The detailed risk assessment will be developed at a later date during the business case process. |
| 4-Jun-04 | Organizational and Change Management | Resistance to change | High | High | The biggest single obstacle to the successful completion of the project is resistance to change. A detailed, structured approach to change management must be developed. Contractors and Federal agencies currently in the process of modernizing their FM systems should be utilized as they are familiar with large-scale change management practices and can provide valuable “lessons learned”. | The detailed risk assessment will be developed at a later date during the business case process. |
| 20-Jun-04 | Organizational and Change Management | Inability to address Union concerns | Medium | High | Maintain interaction and involvement with key union groups. | The detailed risk assessment will be developed at a later date during the business case process. |
| 20-Jun-04 | Organizational and Change Management | Agencies may be unwilling to migrate to the common solution | High | High | Agencies that migrate early in the process will be given the necessary resources to ramp up quickly and will be given early adopter incentives. Develop a migration strategy that is validated through the FM LOB governance process and approved by other agencies and OMB. Ensure active OMB participation throughout the process. | The detailed risk assessment will be developed at a later date during the business case process. |
| 20-Jun-04 | Organizational and Change Management | Non-FM LOB agency members may be adversely affected because they were not part of the definition process. | High | Medium | All agencies are being encouraged to participate in the FM LOB process as either partners or ex-officio members. Communicate results with cross-government councils such as the President's Management Council, Chief Financial Officers Council, Chief Information Officers Council, etc. | The detailed risk assessment will be developed at a later date during the business case process. |
| 4-Jun-04 | Overall risk of investment failure | Odds that the project will not meet success criteria | Low | Medium | Maintain strong cross-government working groups throughout the process and ensure timely and consistent communication to all federal agencies. Leverage best practices from current E-Gov initiatives. | The detailed risk assessment will be developed at a later date during the business case process. |
| 4-Jun-04 | Privacy | System information that is unprotected | High | Medium | Apply strong design and testing procedures. Complete a Privacy Impact Assessment (PIA). | The detailed risk assessment will be developed at a later date during the business case process. |
| 4-Jun-04 | Project Resources | Insufficient government human capital | High | Medium | This is a very large transformational effort and will require government resources. Contractors can be hired to provide support such as system integrators, but each agency must provide some dedicated resources to manage the project. | The detailed risk assessment will be developed at a later date during the business case process. |
| 20-Jun-04 | Project Resources | The aging federal government workforce and attrition within the federal government causes loss of institutional knowledge within agencies | High | Medium | The common solution itself minimizes this risk. The 'economies of skill' that the common solution creates minimizes this risk as it allows for portability of financial management resources across the federal government. | The detailed risk assessment will be developed at a later date during the business case process. |
| 4-Jun-04 | Reliability of system | Insufficient System Performance | Medium | Medium | Reliability of the service-center providers must not be in question. As new agencies are migrated to existing centers, hardware and software must be upgraded to handle the added volume. Response time issues must be alleviated. | The detailed risk assessment will be developed at a later date during the business case process. |
| 4-Jun-04 | Risk of monopoly | Potential limits on future procurements of software or hardware | Medium | Medium | Following JFMIP requirements limits the procurement to six systems for core functionality. The team plans to allow multiple solutions to be a part of the common solution based on their compliance with the target business processes. Ensure that niche companies where feasible and practical have a chance to compete for parts of the common solution (i.e. technical components and/or implementation components). The common solution is providing an a la carte solution for selecting financial services (i.e. reporting, etc.). This a la carte solution allows niche companies to be a provider. | The detailed risk assessment will be developed at a later date during the business case process. |
| 20-Jun-04 | Risk of monopoly | Private Sector mergers and increasing federal standards may create a monopoly or oligopoly situation | Medium | Medium | Work with JFMIP and other standards boards to ensure vendors are able to meet standardization requirements and the shared services operating model. Through financial services procurements, make sure that several providers are able to compete both from an IT hosting and a financial services perspective. | The detailed risk assessment will be developed at a later date during the business case process. |
| 4-Jun-04 | Schedule | Schedule slippage | High | Medium | Apply a phased implementation approach; maintain effective project management practices. Finish a realistic transition plan including training and testing. Work closely with OMB during the implementation and migration phases to manage the agency migration process. Escalate issues to the FM LOB PMO and/or OMB in a timely manner. | The detailed risk assessment will be developed at a later date during the business case process. |
| 4-Jun-04 | Security | Safeguarding and securing core financial management information. Protect against inappropriate use of or access to the system. The following aspects of security are critical for this area of risk: reliability of system, confidentiality, and reliability. | High | Medium | Implement multi-layered security strategy and audit its effectiveness, and obtain certification before operation commences. | The detailed risk assessment will be developed at a later date during the business case process. |
| 4-Jun-04 | Strategic | Alignment with Administration policy | Low | Medium | Ensure alliance with LOB goals throughout the FM LOB process | The detailed risk assessment will be developed at a later date during the business case process. |
| 20-Jun-04 | Surety | Inability of service center to develop and execute the coop plan (i.e. recovery) | Medium | High | Ensure that backup and recovery plans are developed and approved by the agencies prior to migration to the service centers. Provide contractual measures to ensure the service center can perform these duties. Complete a full backup and recovery test prior to service center certification. | The detailed risk assessment will be developed at a later date during the business case process. |
| 4-Jun-04 | Technology | Service providers merge or are acquired by another company | Medium | Medium | Ensure that the contracts protect the investment in the case of a merger or acquisition. | The detailed risk assessment will be developed at a later date during the business case process. |

# Implementation

## Implementation Approach & Timeline

The overall implementation approach and migration strategy ensures that any agency that is planning to purchase a new financial management system or planning a significant upgrade to an existing system in FY05 and beyond would instead be directed to the common solution.  This approach will be the defining principle for developing the implementation timeline, but we are too early in the process to develop exact timelines for implementation – not enough is known at this point.  A generalized estimate can be made once the business case is completed.  As part of the migration plan, a study will need to be conducted to determine how many FM systems each agency supports.  This is not a one-to-one migration.  Some of the larger agencies, even mid-sized agencies have multiple FM systems within their own agency.  Each of these internal agency FM systems and the core FM services provided would need to be addressed, either with an initial consolidation within the agency or multiple migration paths to the service provider.  Implementation details will be further defined in the FM LOB business case.

## Estimated Costs

The FM LOB will quantify estimated costs for the common solution for all phases from implementation through the end of the life-cycle during the business case process.  Various RFI responses will be referenced where applicable.

The common solution will address the various funding mechanisms that agencies – such as GSA – will cling to as unique and therefore not capable of supporting a migration to the shared service center.  There may need to be a service provider that addresses “specialized” authorities like revolving funds, GSA’s IT Fund, Working Capital Fund, etc.  The common solution for FM could adopt EREP implementations substantially underway or already in place by suggesting moving to service providers that are product oriented – proving software strengths that embrace different funding mechanisms.