Draft 5/14/08

Alternative Proposal for FY 11-15 Planning and Programming

Climate Observations and Monitoring (COM)

Title of Activity:  Enhanced Climate (Reference) Observing System

Program/Capability/Theme: Climate Observations and Monitoring (COM) Program; Climate System Observations (OBS) capability: Climate Themes: Climate Services Infrastructure, Sector assessment and Application, Regional Applications of a Climate Service, and contributes to Verification and Quantification of Climate Forcing Emissions and Their Impacts and Advancing Predictions and Projections of High Impact Phenomena.

Why (Statement of Need/Economic Benefits):                                                                                                               Predictions of the earth’s climate system require improved historical analysis based on climate quality observations.  Climate reference measurements underpin modeling and prediction capabilities supporting decision makers preparing for and responding to climate change impacts.  Many reports identify the critical need for climate observations: NRC 1999 report Adequacy of Climate Observing Systems underscored the deteriorated condition of the USHCN stations.  Climate observing systems contribute to the U.S. Integrated Earth Observation System (IEOS) and the Global Earth Observation System of Systems (GEOSS).  Users include: (1) the private sector (such as the energy, agricultural, and retail industries) needing high quality climate data in near-real time to monitor conditions that directly impact their company’s financial health; (2) utility managers (such as water managers) in need of timely and easy access to quality observations to plan; (3) climate research and modeling scientists studying and monitoring climate variability, change, trends, and impacts; and (4) weather forecasters who need the data to improve their forecast accuracy.  Society and the economy will benefit from improved accuracy of plausible scenarios of future climate trends, which will help protect lives and property, reduce climate impact investment costs, and lead to better monitoring, understanding, and planned responses to climate variation and change.  This alternative promotes an approach to climate observations is a focused strategy toward selective closing of national and global observing gaps of essential climate variables (ECV) most needed to evaluate and define climate forcing processes and feedback mechanisms and other climate variation and change analyses and research activities.  Observing System Experiments (OSEs) will optimize the design.  This systematic approach capitalizes on potential synergies and realizes the full potential return on investment while reducing observational gaps and operating costs.

What (Proposed Actions and Deliverables):

Identify critical climate observational gaps, procure and calibration of sensors, installation, and data processing, archive, and access.  Procurement and procedures will follow other successful projects, such as USCRN.  This will minimize instrument and processing biases and result in lower purchase and life cycle operations and maintenance costs.  USCRN and USHCN-M observing systems are part of this network of reference climate observing systems being implemented under separate budget profiles.  A priority focus of this alternative will be on implementing an operational SEBN and designing an operational reference radiosonde.

Atmosphere:  (in coordination with WWS integrated observations activities)

- FY10-15 Design and install a Surface Energy Budget Network (SEBN) of at least 28 standardized configured stations, 20 of which will be located at locations of existing research based solar and surface energy balance observing systems (SURFRAD, STAR, and/or GEWEX)

- FY11-15 Prototype, test, and move to production Reference Radiosonde.  Operationally implement dual launch capability collocated at a minimum of ten NWS RRS operational U.S. sites to address confidence issues associated with vertical atmospheric temperature and water vapor measurements from standard radiosonde and satellite-based measurements.

- FY12-17 Upgrade about 73 Global Surface Network (GSN) and about 30 Global Upper Air Network (GUAN) sites to GRUAN sites as part of the U.S. Global Climate Observing System (GCOS).

- FY 13-TBD US GCOS - High Elevation and Tropical CRN-like sites.

Ocean: (refer to Arctic Watch alternative for integration with Arctic observing requirements):

- FY10-15 Complete and maintain global ocean observing system network components, according to the Global Climate Observing System (GCOS) Implementation Plan.

- Develop and deploy capability to monitor ocean acidification (coordinate with Eco Goal)

- FY11-15 Develop and deploy increased observation and monitoring capabilities/techniques for sea surface salinity (SSS), dissolved oxygen (tie into GHG-CO2 COM Alt ocean carbon measurements), and sea level rise- (tie into COM Arctic Watch and C&T GEO) using existing ocean platforms and satellites (Satellite Sub-goal and SSV)

Other: FY 11-15

- Observing System Simulation Experiments (OSSE)/Observing System Evaluations (OSE):  A collaborative activity with the other programs: EMP and WWS to close global climate observational gaps.  Conduct as required for GSN, GRUAN, U.S. RRS locations, High Elevation and Tropical CRN-like, as well as verify GOOS plans as required.

- Coupled Ocean/Atmosphere Climate Reference Observations Data Integration: Develop/implement in coordination with CRM and EMP programs.

Associated Deliverables:

- Develop/Implement ingest, inventory, QC processing, metadata, archive, and access procedures & protocols, & documentation.

- Indentify and establish operational procedures and capability for traceable calibration standards for sensors where available.

- Design observing stations (as applicable), procure and calibrate sensors, and procure support equipment, and install/deploy.

- Provide Life Cycle Operations and Maintenance (O&M).

Resources Needed:

Funding directed towards: Contracts (OSEs), equipment, ship time, and personnel.  Observing systems and data integration inherently have recurring life cycle O&M costs.

| Major Cost Categories ($K) | FY 09 PB | FY 10 | FY 11 | FY 12 | FY 13 | FY 14 | FY 15 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FY 09 PB PROFILE (base funding) Only current GOOS (less Arctic $s) and GCOS. USCRN & USHCN-M have separate budgets) | 56,973 | 68,520 | 67,720 | 69,820 | 67,320 | 67,320 | 67,320 |
| 100% Requirement TOTAL |  |  | 19,573 | 25,863 | 34,073 | 39,223 | 46,623 |
| Total | 56,973 | 68,520 | 87,293 | 95,683 | 101,393 | 106,543 | 109,943 |
| DELTA (100% minus FY09 PB) |  |  | 19,573 | 25,863 | 34,073 | 39,223 | 46,623 |

Who and Where (Execution Plan):

Execution is the primary responsibility of the COM program, specifically NCDC/US GCOS, ESRL/ATDD, and the OAR Office of Climate Observations (OCO).

Broad support and coordination/collaboration on planning and implementation include: OAR Office of Climate Observations (OCO), ESRL and ARL/ATDD, PMEL, AOML, NESDIS NCDC, NODC, and STAR, NWS, RCCs, State Climatologists, NOAA Regional Teams, NOAA COOP Institutes, UCAR.NCAR, NASA, CRM and CSD programs, as well as Ecosystem and C&T goals, MS MObI Sub-goal EMP and IOS.

When (Schedule and Milestones):

| Atmospheric | FY09 | FY10 | FY11 | FY12 | FY13 | FY14 | FY15 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Surface Energy Budget Network (SEBN) – 28 sites. Upgrade U.S. BSRN (SURFRAD/NOAA STAR) & U.S. GEWEX, install 6 new to meet benchmark standards. (FY09 PDM approved) |  | Prototype & OT&E | Deploy Start | X | X | X | Complete |
| U. S. Reference Radiosonde Network ~10 U.S. sites (# TBD by OSE/OSSE) |  |  | Prototype & OT&E | Deploy Start | X | X | Complete |
| Global Reference Radiosonde Upper Air Network (GRUAN) ~30 non-U.S. sites (# TBD by OSE/OSSE) |  |  |  | Deploy Start | X | X | Complete FY 17 |
| Global Surface Network (GSN) ~ 75 non-U.S. sites (# TBD by OSE/OSSE) |  |  | Deploy Start | X | X | X | Complete FY 17 |
| U. S. GCOS - High Elevation and Tropical USCRN-like configured U.S. & non-U.S. locations (Total # depends on funding) |  |  |  | Deploy Start | X | X | TBD |
| Oceans (GOOS) |  |  |  |  |  |  |  |
| Tide Gauges (new requirements in Alaska YTBD) | X | Complete | AK ? | ? | ? | ? |  |
| Tropical Moored Buoys | X | X | X | X | Com- plete |  |  |
| Ocean Reference Stations | X | X | X | X | X | Complete |  |
| Arctic Ocean Region - Deploy New and Replace (most buoys annually) | X | X | X | X | X | x | Complete |
| Monitor Ocean Acidification |  |  |  |  |  |  |  |
| Monitor SSS, O2 and SLR (add to existing ocean platforms) |  |  | X | X | X | X | X |
| Observing System Experiments (OSEs) as needed |  |  | X | x | x | x |  |
| Coupled Ocean/Atmosphere Climate Reference Observations Data Integration - Ongoing | X | X | X | X | X | X |  |

Benefits Achieved/Forgone:

In-situ observations from these climate (reference) observing systems will be used to increase the value and utility of other more spatially comprehensive observing networks, including satellites, in-situ, and remote based observing systems.

- Identify and reduce biases from data collected by other existing in-situ observing systems that were designed for purposes other than climate.

- Remove biases from data collected by existing observing systems that were designed for purposes other than climate.

- In-situ climate focused reference and benchmark observations can be used for inter-comparison with satellite measurements.

- Maintain a consistent long term climate record.

- Improve quality and quantity of climate observations, analyses, and interpretation capabilities to determine why climate changes are occurring.

- Implement more integrated and coupled ocean-atmosphere climate quality reference observations.

Foregone: Climate observational gaps not closed, less value/utility of other observations for climate uses.

Risk: Low technological risk.

Barriers: Primarily funding.

Dependencies: Collaboration with other goals and programs, and NOAA/non-NOAA agencies.

Performance Measure(s):

| Climate Performance Measure: Implement/Sustain Enhanced Climate (Reference) Observing System (Cumulative Total) ** | FY 10 Target | FY 11 Target | FY 12 Target | FY 13 Target | FY 14 Target | FY 15 Target |
| --- | --- | --- | --- | --- | --- | --- |
| With Increase |  |  |  |  |  |  |
| Without Increase |  |  |  |  |  |  |

** Based on a total of 14 observing systems (Atmosphere and Ocean) being 100% completed by FY 14.  See Schedules and Milestones above.

FYI:  Provides details of 100% Requirements

| Major Cost Categories ($K) | FY 09 PB | FY 10 | FY 11 | FY 12 | FY 13 | FY 14 | FY 15 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FY 09 PB PROFILE (base funding) Only current GOOS budgets )less Arctic $s) to include redirected $s for Ocean Acidification and US GCOS. USCRN and USHCN-M have separate budgets | 56,973 | 68,520 | 67,720 | 69,820 | 67,320 | 67,320 | 67,320 |
| 100% Requirement (only systems listed above – currently have no $s) |
| SEBN (first priority) |  |  | 2,500 | 2,500 | 2,500 | 2,500 | 2,500 |
| Ref Radiosonde (second priority) |  |  | 2,750 | 2,750 | 2,750 | 2,750 | 2,750 |
| GSN/GRUAN |  |  | 3,426 | 3,426 | 3,426 | 3,426 | 3,426 |
| High Elevation/Tropical |  |  | 1,200 | 1,200 | 1,200 | 1,200 | 1,200 |
| SSS/O2 - Argo floats, Ship Days, etc |  |  | 1,220 | 2,010 | 2,620 | 3,470 | 4,070 |
| Sea level rise (SLR) - Tide gauges, Argo floats, Ship Days, etc. |  |  | 4,977 | 10,477 | 17,577 | 21,877 | 24,677 |
| OSEs |  |  | 1,300 | 1,300 | 1,300 | 1,300 | 1,300 |
| Atm/Ocean Data Integration |  |  | 2,200 | 2,200 | 2,700 | 2,700 | 2,700 |
| 100% Requirement TOTAL |  |  | 19,573 | 25,863 | 34,073 | 39,223 | 46,623 |
| Total | 56,973 | 68,520 | 87,293 | 95,683 | 101,393 | 106,543 | 109,943 |
| DELTA (100% minus FY09 PB) |  |  | 19,573 | 25,863 | 34,073 | 39,223 | 46,623 |