|  | Reference |  |  |  |
| --- | --- | --- | --- | --- |
| Item | Page | Paragraph | Description | Responsible Team | Status |
| 1 CBT Petition | 17 | 22 | FCC declines a Cincinnati Bell Telephone (CBT) request that it be allowed to select one (1) regional NPAC for purposes of fulfilling its number portability responsibilities. NANC directed to review CBT’s request and make a recommendation to the FCC on or before December 15, 1997. | NPAC Integration Committee Bonnie Baca (AT&T) Donna Navickas (Ameritech) Bob Angevine (GTE) Matt Johnner (Perot Systems) Jim Janssen (Lockheed Martin) Roger Werth (CBT) | Conference Call held on August 26 to develop plan Second Conference Call held on September 8 and five (5) alternatives developed Third conference call scheduled for September 18 |
| 2 U.S. Territories | 18 | 24 | FCC adopts the NANC recommendation that each U.S. territory in NANP be permitted to choose one (1) of seven (7) regional databases for purposes of implementing number portability. U.S. territories are directed to select a regional database that carriers in that territory will use to provide number portability and to notify the FCC and NANC in writing regarding this selection within 45 days of the release of this order. | Unassigned | Open |
| 3 Uniform National Standards | 35 | 54 | FCC adopts FRS, IIS Provisioning Process Flows, policy for porting of reserved and unassigned numbers and compliance and change management processes. The FCC urges the industry, working under the auspices of the NANC to maintain, update, and modify the technical and operational standards as necessary, and to establish a long term compliance process for service providers and LNP administrators. | T&O Task Force | Open |
| 4 Provisioning Process Flows | 37 | 58 | The FCC adopts the Provisioning Process Flow as set forth in the Technical & Operational Task Force Report and recommended by the NANC as industry standards for use in each NPAC region. The FCC directs NANC to make recommendations regarding future modifications to the FCC as necessary. | T&O Task Force | Open |
| 5 Wireless FRS | 38 | 61 | The FCC adopts the NANC recommendation that LNPAs be required to use the NANC Functional Requirements Specification (FRS). The FCC directs the NANC to recommend modifications to the NANC FRS as necessary to support wireless number portability. | WW Integration Task Force T&O Task Force | Open |
| 6 Wireless IIS | 39 | 64 | The FCC adopts the NANC recommendation that the LNPAs and any entity directly connecting to the NPAC SMS use the NANC Interoperable Interface Specification (IIS). The FCC directs the NANC to recommend modifications to the NANC IIS as necessary to support wireless number portability. | WW Integration Task Force T&O Task Force | Open |
| 7 Porting Reserved and Unassigned Numbers | 40 | 66 | FCC adopts the NANC recommendations that customers should be allowed to port telephone numbers that they have reserved under a legally enforceable written agreement but that have not been activated. The FCC directs NANC to monitor the implementation of this policy, and make appropriate recommendations to the FCC including, if deemed necessary by the NANC, guidelines for administering ported unassigned numbers that are no longer reserved by the customer that originally ported them. | LNPA Working Group Bell Atlantic | Open |
| 8 Change Management Process | 42 | 69 | FCC adopts the NANC recommendation to adopt standard procedures to control the process for designing, developing, testing, and implementing changes to NPAC SMS, the Provisioning Process Flows, the FRS, the IIS, and related specifications and processes (i.e., change management process). The FCC directs the NANC to continue its oversight of architectural, technical, and operational change management processes and to make additional recommendations to the FCC as necessary. | T&O Task Force | Open |
| 9 Default Routing | 46 | 78 | The FCC allows the LECs to block default routed calls, but only in specific circumstances when failure to do so is likely to impair network reliability. CTIA urged that default routed calls not be blocked because allowing incumbent LECs to block default routed calls when they may be acting as the only means of conducting a query and, thus, allowing a call to be completed, would discriminate against wireless carriers. In the event that a CMRS or other SP believes that a LEC is blocking calls under circumstances unlikely to impair network reliability such SP may bring the issue before the NANC. The FCC directs NANC to act expeditiously on these issues. | LNPA Working Group CTIA | Open |
| 10 Disconnected Ported Numbers | 47 | 79 | The FCC adopts the NANC recommendation that when a ported telephone number is disconnected, that telephone number be released or “snapped back” to the original SP assigned the NXX (i.e., code holder). Bell Atlantic asserts that guidelines must be developed to ensure parties do not “abuse” the “snap back” policy. The FCC asks the NANC to prepare recommendations, to clarify the policy if it determines that there is confusion among the industry. The FCC urges Bell Atlantic to suggest specific proposals for guidelines to the NANC for consideration. | LNPA Working Group Bell Atlantic | Terry Appenzeller to contact John Rudden regarding Bell Atlantic’s development of specific guidelines. |
| 11 High Volume Call-In Networks | 49 | 82 | The Architecture Task Force did not reach consensus on how to provide LNP to high volume call-in networks. The FCC urges the industry, under the auspices of NANC, to study this matter further and to prepare recommendations on how best to incorporate high volume call-in networks into the LNP scheme. | LNPA Working Group | Contributions will be presented at the October 7 Working Group meeting by SBC and AT&T. |
| 12 Numbering Information Sharing | 51 | 85 | The FCC directed NANC to set guidelines and standards by which NANPA and LNP administrators share numbering information so that both entities can efficiently and effectively administer the assignment of numbering resources. NANC did not make any recommendations because NANC concluded that sharing numbering information is an aspect of number pooling and is outside the scope of the LNPA Working Groups immediate mission. The FCC directs NANC to continue to work with appropriate industry bodies in developing numbering information sharing guidelines. The FCC also directs the NANC to address the needs of CMRS providers to ensure that number conservation efforts do not unfairly discriminate against such carriers. | LNPA Working Group NANPA Working Group INC NPMG | October 17 - Initial INC report to NANC on Number Pooling within the rate center NPMG to recommend to NANC the date for delivery of the final INC report |
| 13 Number Portability for CMRS Providers | 54 | 91 | The LNPA Working Group Report states that the work plan executed by the Working Group and related task forces was directed primarily to the wireline portion of the industry and does not fully address wireless concerns. The FCC directs NANC to develop standards and procedures necessary to provide for CMRS provider participation in LNP. The FCC further directs NANC to present its wireless recommendations to the FCC as soon as possible, but not later than nine (9) months after the release of the Second Report & Order (i.e., May 18, 1998). | WW Integration Task Force | Open |
| 14 CMRS Technical and Operational Standards | 55 | 92 | CTIA reports that it and other industry groups are currently developing technical solutions for implementing wireless number portability. The FCC directs NANC to monitor these industry efforts and to make recommendations to the FCC for modifications to the various technical and operational standards as necessary for CMRS providers to efficiently implement number portability and to allow CMRS providers to interconnect with a wireline number portability environment. | WW Integration Task Force T&O Task Force | Open |
| 15 LLC NPAC Management | 66 | 114 | The FCC adopts, on an interim basis, the NANC’s recommendation that the LLCs provide immediate oversight and management of LNP administrators. The LLCs should serve in this role until the FCC concludes a rulemaking to examine the issue of LNPA oversight and management. The FCC will initiate such rulemaking no later than June 30, 1998. | LLCs | Open |
| 16 General NANC Oversight | 73 | 130 | The FCC adopts the NANC’s recommendation that it provide general oversight of number portability administration on an ongoing basis. The FCC strongly encourages all parties to attempt to resolve issues regarding LNP deployment among themselves and, if necessary, under the auspices of the NANC. If any party objects to the NANC'’ proposed resolution, the NANC shall submit its proposed resolution of the disputed issue to the FCC as a recommendation for FCC review. The FCC establishes additional procedures to govern NANC recommendations submitted for FCC review. | Bonnie Baca (AT&T) | Additional FCC procedures to be added to the LNPA Dispute Resolution Process language and reviewed with the NANC Dispute Resolution Working Group co-chairs. |
| 17 Implementation Oversight Committee | 74 | 132 | The FCC adopts the NANC’s recommendation that the FCC create a committee to monitor number portability deployment in the top 100 MSAs. | LNPA Working Group Co-Chairs | Terry Appenzeller met with Marian Gordon and Alan Hasselwander. Terry Appenzeller and Woody Kerkeslager, co-chairs of the LNPA Working Group, are appointed the representatives to the committee. The Working Group will prepare a proposed deployment oversight process for consideration by NANC and CCB. |