## Statement of Work: Fermi and IIT

# Common Runtime Environment and Workflow Management

This document describes IIT’s contribution toward building a workflow management system for planning, capturing, and executing LQCD analysis campaigns. Additional material concerning this project is contained in the attached initial project proposal document.

# Description of Work

We propose to develop this new system based on Grid technologies and develop a common LQCD runtime environment that integrates these new tools with existing lattice computing environments. In this study, we propose to adopt and extend current Grid technologies, especially the workflow technologies, to develop this runtime environment. We will develop the common runtime environment based on our current success of the Grid Harvest Service (GHS) system for performance prediction and task scheduling of Grid computing (see www.cs.iit.edu/~scs/software.htm). GHS has a performance measurement and prediction subsystem, a task allocation subsystem, a task scheduling subsystem, and a task execution subsystem. It can coordinate and execute tasks over different machines and middleware. GHS provides the technical foundation for the proposed lattice common runtime environment.

# Additional Information

Conventional task scheduling systems for high performance computing, such as Maui, do not support cross resources coordination – a problem that LQCD analysis campaigns have.  Grid computing is still in its infancy and a general Grid solution is not expected to be available in the near future. With the currently available tools, an in-depth understanding of how to tailor a general Grid solution for lattice calculation is necessary. Out R&D efforts will address these shortcomings.

Grid technologies envisage that resources advertise their capabilities and that the Grid middleware can act as a broker between jobs with specified resource requirements and resources with specified capabilities. Grid technology is also available to monitor task execution and resource availability for efficiency and fault tolerance; schedule tasks execution in such a way to minimize communication and overlapping computing and data access; and execute a remote task over different local middleware and management systems. We will leverage useful Grid tools in the development of this new system.

# Work plan

The software developed will be made available to the lattice community at each development phase. Continued modification and optimization will be conducted based on user feedbacks. Below is our work plan.

We plan to fully achieve our objectives with the following steps:

- Gather requirements and describe common usage scenarios for the workflow management system based on experiences with the current LQCD software structure. (Y1Q1)

- Develop an overview of the whole system, identifying high-level modules within the scope of this project. Delineate the interfaces between the internal modules as well as modules to be developed outside our scope. (Y1Q1)

- Define a workflow specification language to describe the dependencies of an LQCD analysis campaign. The language can be defined as a XML schema and existing parsing tools (e.g. JDOM and dom4j) could be used for validating the workflow specifications. Currently GHS uses XML files to describe the information of resources, files and tasks. (Y1Q2)

- Evaluate integration of our work with other workflow systems such as DAGMan, Pegasus, and Karajan and modeling environments, such as Vanderbilt’s GME tool (http://www.isis.vanderbilt.edu/Projects/gme/), to develop a unified workflow specification and visualization management system. (Y1Q2)

- Integrate the workflow system with the existing LQCD computing infrastructure, especially the resource management system. Users should be able to describe the campaign workflow through XML files or graphical interfaces and submit the campaign for execution. (Y1Q3)

- Deploy a scheduling system capable of interacting with the system performance monitor and workflow system. The scheduling system receives instructions from the workflow system and interacts with the execution system. Upon a fault or abnormal behavior detection the system reschedules tasks. (Y1Q4)

- Integrate workflow system with the LQCD system health monitor (developed by VU). (Y2Q1)

- Conduct lifetime management of temporary and intermediate data in order to maximize resource utilization (e.g. disk space, network bandwidth, memory, CPU), and adopt a workflow-based data prefetching to overlap computing and communication to improve the computing efficiency. (Y2Q2)

- Extend the schedule system to manage multi-campaign executions based on constraints specified in the campaign definitions, such as dead lines and availability of input files. (Y2Q3)

- Test the workflow system and carry modification/enhancement necessary to ensure its correctness, effectiveness, and feasibility. (Y2Q4)

We plan to have incremental releases of the runtime environment, which will allow quick user feedback for further improvements. The final result will be a functional integrated workflow environment capable of handling multiple LQCD campaigns through optimal use of the available resources.