PC 2/3 WEST INSTALLATION PROCEDURE

PHENIX Procedure No. PP-2.5.5.4-17

Revision:A									Date: 12-14-00

Hand Processed Changes

HPC No.			Date			Page Nos.			Initials

______________			______________		______________			______________

______________			______________		______________			______________

______________			______________		______________			______________

Approvals

______________________________			__________________________________________

PHENIX S E & I	Date				Cognizant Scientist/Engineer	Date

/Activity Manager

______________________________			__________________________________________

PHENIX Safety	Date				C-AD SAFETY			Date

______________________________ 			___________________________________________

1.0	Purpose and Scope

This note describes the procedure that will be used to lift and install the Pad Chambers in the West Carriage of PHENIX.

The Pad Chamber Installation Fixture is composed of two parts: the H-frame and the lifting fixture.  The H-frame includes a pair of chambers mounted on two aluminum rails.  The lifting fixture is a rigid frame made of box beam that is used to lift the H-frame to the top of the West Carriage where it attaches to the top of two tower structures.  The towers are fixed to the North and South Arms of the West Carriage.  Each tower has a rail attached to its inner edge.  The H-frame carrying the chambers has four steel wheels which allow the chambers to ride the rails down from the top of the towers into the gap between the West Carriage RICH and EMCAL.

The chambers themselves weight 165 pounds.  The H-frame around the chambers weighs an additional 80 pounds.  The lifting fixture weighs 950 pounds, with the frame weighing 770 pounds, plus 40 pounds of gearing, 20 pounds of motor, 120 pounds of drive shaft.  The total of the lifting fixture, H-frame and chambers is thus 1360 pounds.

- Responsibilities

The Local Subsystem Manager for the Pad Chambers is responsible for ensuring that the pad chambers have been correctly inserted into the H-frames designed to hold them during the installation and throughout the running period.

The Local Subsystem Manager is responsible for conducting a load test of the installation fixture prior to installing the first sector of chambers.

- Prerequisites

Before any use of the installation fixture, it must be load tested at 125% of its maximum working load.

- Precautions

All personnel must be cleared from the West Carriage during the installation of the PC West chambers.

The North East Locking Bolt must be in place before the Installation Fixture is lifted in order to keep the PC from moving during rigging.

The slings being used to lift the fixture must be checked before the lift.

- Procedure

- Check that the West Carriage is clear of people working.

- Lift the spreader bar using the large crane hook in the IR.

- Attach a 36 inch sling to each of the four shackles on the installation fixture.

- Loop the ends of the slings over the trunnions

- Put on the trunnion covers to ensure the slings do not come off during lifting.

- Attach a 36 inch sling to the shackle at the center of the drive shaft support.

- Loop this sling over the small crane hook.

- Raise the large hook until the installation fixture is off the rolling cart.

- Raise the small hook until the installation fixture is at an angle of approximately 22.5 degrees.

- Lift the large hook until the height of the installation fixture is level with the West Carriage Pad Chamber Support Towers.

- Adjust the small hook until the angle of the installation fixture is at 22.5 degrees.

- Bring the installation fixture over to the West Carriage.

- Adjust the height and position of the crane until the alignment tabs on the installation fixture engage with the top of the towers.

- Using the man-lift, check that the rails carrying the chambers on the installation fixture line up with the rails on the towers.

- Strap the installation fixture to the tower to ensure that the fixture does not move during the rolling stage of the installation.

- When satisfied with the alignment of the rails, remove the bolt locking the chambers to the installation fixture.

- Engage the motor allowing the chambers to roll down the rails.

- Immediately after the chamber has left the installation fixture, verify that the cable is in the cable guide.

- When the chamber is nearing its location on the tower, stop the lowering process while the chamber has about a foot left to travel.

- Attach the stop blocks inside the North and South rails, between the lower and upper wheels of the chamber frame.

- Continue lowering the chambers until the top wheels are resting on the stop blocks.

- Secure a bolt through the tower beam, rail, stop block and chamber frame locking the frame in place to the tower on both the North and South side.

- Unbolt the cable from the chamber.

- From the man-lift, pull up the loose cable and secure it to the installation fixture.

- Remove the straps holding the installation fixture to the towers.

- Lower the crane bringing the installation fixture to the rolling cart.

- Documentation

All drawings for the installation fixture and H-frame are part of the PHENIX configuration control, and can be viewed in /phenix/u/sivertz/drawings/west_carriage on the rcf cluster.

- References

None.