MINUTES FROM THE 23 July 03 ABC STEERING COMMITTEE MEETING

Note to all Steering Committee Members:  Members are encouraged to submit agenda topics for future ABC Steering Committee meetings to Dorothy Sugiyama

Announcements:

One-on-one meetings between OS and Bureaus on realigning Bureau ABC/M activities to DOI ABC/M Activity Definition Set will be scheduled for week of 28 July.

The ABC/M Project Plan/Checklist is now posted at www.doi.gov/training/abc. Under the pulldown menu, click on “Departmental ABC; ABC Timelines; Implementation Schedule”.

ABC/M Training

Bob Veltkamp, DOIU updated the Steering Committee on the status of development of the ABC/M Training CD and filming (attachment 1).  Filming was on schedule with all filming to be completed by mid-August.  Questions still remained on whether - and to what extent - QuickTime should be mentioned in ABC/M training.  The training deployment plan was not developed as of 23 July, but would be the focus of the next ABC Training Subcommittee meeting scheduled for the week of 23 July.

Considering that some Bureaus would be continuing their current practice of coding time/purchases to their own ABC activities, several bureaus questioned the value of filming a training module on coding activities – nothing should be different.  Several bureaus also questioned the value of producing a training CD if the CD would only contain a 5-minute presentation from DOI leadership saying “ABC was coming”.  CD production under these circumstances would not be cost effective.

The Department’s view of training was that the “nothing should be different” view was incorrect.  Bureaus and Departmental offices would be coding to work activities vice budget activities, and the practice of having every employee code their time to work activities was not necessarily a current practice among Bureaus.  References to QuickTime should be downplayed in the CD to avoid confusing employees or misleading them into believing that they would be training on how to use QuickTime vice how to code their work and purchases against ABC/M activities.  The CD should contain a generic module for credit card purchases and contracts.  Ms. Sugiyama suggested linking with Departmental training on credit card usage.

Ms. Hatfield requested that the ABC Training Subcommittee produce a checklist of topics that training should cover.  Also, every employee should get a letter announcing the Department’s intent to implement ABC/M and directing them on where they could find additional information on ABC/M implementation.

Indirect Cost Algorithm

Chris Richey presented the indirect cost algorithms (attachment 2) that would be applied to total direct labor costs.  Bureau indirect costs would be spread against bureau direct work activities.  Departmental indirect costs would be spread against departmental direct work activities and then spread, in turn, to bureaus.  Bureaus will not be held accountable for departmental costs.  (Note:  indirect costs and indirect work activities are interchangeable – attachment 2 indicates that they are separate items)

Ms. Hatfield mentioned that for FY2004, the indirect cost algorithms will apply for ABC/M only – not to how the bureaus recoup reimbursable costs.  For ABC/M indirect costs will be spread outside of FFS/ABACIS by the ABC/M system CALIBRE Systems is developing.  During FY2004, the Department will work with the bureaus to determine one agreed-upon methodology for spreading indirect costs within bureau accounting systems.

Incorporating ABC/M Data into 2005 Budget

Dianne Shaughnessy requested Committee input on displaying how ABC data should be used for the 2005 budget submission to OMB.  She presented a paper outlining how budget and performance information is currently presented, and some thoughts on budget displays integrating ABC/M data (attachment 3).  Issue presented was whether there should be some standardization on how ABC/M information would be presented in the budget, what information should be presented, and whether ABC/M fit well with the traditional approach to displaying budget and performance measures.  OMB wanted two examples of how ABC/M information was used for the budget build.

Ms. Temmermand suggested looking at the National Institute of Health’s A-11 data for examples.  One bureau questioned whether detailed ABC/M information should be provided to OMB.  ABC/M was a managerial tool for internal decision-making; the level of exposure of this information outside of the Department should be limited.  Ms. Hatfield mentioned that the Department should show how the data is used to make changes.  There was no agreement on standard data displays or content.

ABC/M System Executive Dashboard

CALIBRE Systems presented an overview of the status of the Executive Dashboard’s design.  They queried the MIT Subcommittee on Planning, Budget and Financial Integration on content/design and presented the results of that query (attachment 4).  Subcommittee members felt that information on cycle time, value added/non-value added analysis, and quality were information of greatest value in daily execution of their jobs.  They were soliciting similar input from the ABC Steering Committee.  Over the next couple of months, CALIBRE would be developing mock-ups of the Executive Dashboard to present to DOI leadership to move forward with development.

Activity Definition Refinement Special Steering Committee Meetings

Ms. Sugiyama distributed copies of a presentation to Lynn Scarlett (attachment 5) on the ABC/M activity definition scrub process.  Ms. Scarlett was apprised of what the activity definitions were designed to capture (focus on full-costing whenever possible), the guiding principles that the Special Steering Committee followed (keep ABC/M simple and rely on other data collection systems/methodologies where interface vice integration was appropriate), changes to the strategic plan (eliminate Recreation Goal 1 – Improve Access to Recreation), and remaining issues for resolution (coding litigation, information technology, and treatment of reimbursable work).  Ms. Scarlett approved eliminating Recreation Goal 1 to obviate the need for an employee to decide whether s/he was building a trail for enhanced recreation vice improved access.  She also stated that litigation should be collected separately from the direct activity it supported so that the total cost of litigation could easily be identified.  IT activities would capture high level costs; bureaus would need a project code to capture project-related IT costs separately from the direct activity it supported.  Treatment of reimbursable work remained an issue awaiting Sky Lesher’s input.

ATTENDEE ROSTER

ABC STEERING COMMITTEE MEETING

23 July 2003

NAME					BUREAU				PHONE

Nina Hatfield			OS/PMB				(202) 208-1829

Dorothy Sugiyama		OS/PAM				(202) 208-3433

Norma Campbell			OS/PPP				(202) 208-1818

Bob More				OS/OHA				(703) 235-3810

Ann DeBlasi			OS/OIA				(202) 208-6971

Dianne Shaughnessy		OS/POB				(202) 208-6851

Angela Herring			OS/OST				(202) 208-4931

Chris Richey			NBC					(202) 208-4687

Bob Veltkamp			NBC/DOIU				(202) 208-3441

Ruth Stokes			OSM					(202) 208-2611

Carol Sampson			OSM					(202) 208-2560

Betty Buxton			BLM					(202) 452-5181

Kit Muller				BLM					(202) 208-5922

Marlene Walker			BIA					(703) 390-6518

Marty Heinze			MMS					(202) 208-3880

Barbara Desiderio		MMS					(202) 208-3973

Michael Brown			NPS					(202) 208-7029

Louis Mauney			BOR					(202) 513-0652

Debra Burrell			BOR					(202) 513-0648

Annie Young			BOR					(202) 513-0654

Kerry Whitford			BOR					(303) 445-2949

Efraim Escalante			BOR					(303) 445-3420

Kathy Marshall			BOR					(208) 378-5060

Barbara Newman			USGS					(703) 648-4625

Bernie Bean			CALIBRE				(703) 797-8801

Donald Legg			CALIBRE				(703) 797-8817

Lauren Temmermand		Grant Thornton			(703) 637-2878