FIRE Cirrus Intensive Field Observations - II:

Operations Plan

Prepared by the FIRE Project Office and the FIRE Cirrus Working

Group

MAY 1991

CIRRUS II INTENSIVE FIELD OBSERVATIONS:

OPERATIONS PLAN

TABLE OF CONTENTS

1.0 BACKGROUND	1

2.0 INTRODUCTION	5

3.0 SCIENTIFIC OBJECTIVES AND STRATEGIES	7

3.1 Modeling Cirrus Cloud Development	9

3.2 Characterizing Development of Cirrus Clouds	11

3.2.1 	Structure of Cirrus Cloud Fields	11

3.2.2	Origin and Maintenance of Mesoscale Cirrus Cloud Features	12

3.2.3	Vertical Motions at the Mesoscale and Convective Scale	12

3.2.4	Water Budget of the Upper Troposphere	13

3.2.5	Radiative Budget of Cirrus Cloud Layer and Its Environment	13

3.2.6	Microphysical Development of Cirrus Clouds	14

3.2.7	Turbulence and Convection Processes in Cirrus Clouds	14

3.3 Relating Cirrus Cloud Radiative and Physical Proper-ties	15

3.4 Capabilities and Limitations of Satellite Cirrus Cloud Retrievals	16

3.5 Radiative Impacts of Cirrus Clouds	18

3.5.1 Monitoring the Radiative Impact of Cirrus	18

3.5.2 Evaluating the Radiative Impact of Cirrus Using GCM's	19

3.5.3	Evaluating the Radiative Impact of Mid-Latitude Cirrus Using

Regional Mesoscale Models	19

3.6 Surface-Based Remote Sensing of Cirrus Clouds	20

4.0 CIRRUS INTENSIVE FIELD OBSERVATIONS (CIRRUS IFO-II)	25

4.1 Synopsis	25

4.2 Schedule and Location	27

4.3 Observations	30

4.3.1 Satellite Observations	30

4.3.1.1 Simultaneous Satellite/Aircraft/Surface Site Observations	32

4.3.2 Surface Radiation and Remote Sensing Observations	34

4.3.2.1 Active Sensing Sensors	35

4.3.2.1.1 Lidar Observations	36

4.3.2.1.2 Wind Profiler Observations	39

4.3.2.1.3 Vertical Motion Observations	42

4.3.2.2 Radiance and Radiative Flux Observations	42

4.3.2.3 Radiometer Calibration Guidelines	47

4.3.3 Aircraft Observations	51

4.3.3.1 Aircraft Platforms and Instrumentation	52

4.3.3.2 Aircraft Sampling Strategies	55

4.3.3.3 Aircraft Missions	63

4.3.4 Rawinsonde Observations	72

4.4 Operational Forecasting....	75

5.0 OPERATIONS	79

5.1 Functional Organization	79

5.2 Aircraft Integration and Unloading Sites	83

5.2.1 ER-2	83

5.2.2 King Air and Sabreliner	83

5.2.3 Citation	84

5.3 Logistics	84

5.3.1 Pre-Mission Site Inspection	84

5.3.2 Equipment Shipment	84

5.3.3 Personnel Deployment	85

5.3.4 Accommodations	85

5.4	Location of Instruments, Aircraft, and Mission Operations at Coffeyville

Airport	85

5.5 Communications and Data Transmission	85

5.6 Electronic Interference	91

5.7 Briefing, Planning, and Coordination Meetings	92

5.7.1    Mission Selection Team Meeting	92

5.7.2    Weather Briefing	92

5.7.3    Preflight Status Briefing	93

5.7.4    Mission Debriefing	93

5.7.5    Data Intercomparison Meetings	93

5.7.6    Nominal Schedule for Non-Flight Day	94

5.7.7    Nominal Schedule for Flight Day	94

5.8 Work Schedules	. 94

5.9 Aircraft Access	94

5.10 Flight Personnel	96

5.11 Safety Procedures and Operations Requirements	96

5.11.1 Aircraft	96

5.11.2 Lidar	97

5.12 Flight Constraints	97

5.13 Flight Go/No Go	98

5.14 Mission Abort	99

5.15 Medical Considerations	99

5.15.1 General	99

5.15.2 Flight	100

5.16 Insurance Considerations	100

5.17	Public Relations	100

5.18	Aircraft and Site Tours	100

5.19	Operations Phase Out	101

5.19.1  Equipment Return	101

5.19.2  Post-Mission Calibration	101

5.19.3  Storage of Equipment	101

6.0	DATA MANAGEMENT	103

6.1 Data Products	104

6.2 Data Management Responsibilities	105

6.2.1 Principal Investigators	105

6.2.2 Working Groups	105

6.2.3 FIRE Data Management Working Group	105

6.2.4 FIRE Central Archive	105

6.2.5 FIRE Project Office	106

6.3 Standard Data Format	106

6.4 Data Schedule	106

6.4.1   Post-Mission Debrief	106

6.4.2   Post-Experiment Debrief	107

6.4.3   Preliminary Data Analysis Workshop	107

6.4.4   Final Reduced Data Submittal	107

6.4.5   FIRE Access to Data Archive	107

6.4.6   Review of Results/Science Planning Workshop	107

6.4.7   Open Access to Data Archive	108

6.5 Data Protocol and Publications Plan	108

7.0 SCHEDULES	109

7.1 1991 Cirrus IFO-II Major Milestones	109

7.2 Cirrus IFO-II Operations Schedule	111

7.3 PERT Chart for Cirrus IFO-II Project Management	112

8.0 REFERENCES	113

APPENDIX A - DESCRIPTION OF PLATFORMS, INSTRUMENTATION, AND

DATA PRODUCTS 	A-1

APPENDIX B - SATELLITE OVERPASS TIMES 	B-1

APPENDIX C - FIRE PARTICIPANTS	C-1

APPENDIX D - STANDARD DATA FORMAT	D-1

APPENDIX E - GENERAL INFORMATION ON COFFEYVILLE, KANSAS	E-1

APPENDIX F - ACRONYMS	F-I

APPENDIX G - COLLABORATIVE EXPERIMENTS	G-1

APPENDIX H - LISTING OF NWS STATIONS AND CODES	H-1

1.0 BACKGROUND

FIRE   (First  ISCCP  Regional  Experiment)  is  an  ongoing multi-agency  program  designed to  promote  the  development  of improved  cloud  and  radiation  parameterizations  for  use   in climate models, and to provide for assessment and improvement  of International   Satellite  Cloud  Climatology   Program   (ISCCP) products.  FIRE   enjoys  support from the  National  Aeronautics and  Space Administration (NASA), the National Science Foundation (NSF),  the  Office  of Naval Research (ONR), the  Department  of Energy    (DOE),    the   National   Oceanic   and    Atmospheric Administration  (NOAA), the United States Air Force  (USAF),  the Air  Force  Geophysical Laboratories (AFGL) Office of  Scientific Research, and other elements of the Department of Defense  (DOD). Although  FIRE  is principally a United States national  project, it  benefits from important  contributions  by  scientists   from the United Kingdom  and France.

The   strategy   of  FIRE  has  been  to  combine   modeling activities   with satellite, airborne, and surface   observations to   study    two   types   of  climatically   important    cloud systems--cirrus     and    marine   stratocumulus--that      have important   roles   in  the climate system  by  virtue  of  their extensive  areal  coverage, persistence, and  radiative  effects. Cirrus  and marine stratocumulus clouds  may  be quite  sensitive to  changes   in  the  climate  system  with  the  capability  to significantly   interact   with   and   modulate   those   changes (feedback).  The  FIRE  strategy   consists  of  three  principal thrusts:

¥ 	A modeling  program   that  encompasses  general circulation  models  (GCMÕs), process  	models mesoscale  models,  and  radiative  transfer  models;

¥ 	a   cirrus  observing  program,  that  conducted  a   field campaign  in 1986 and plans a 	follow-on campaign  for  late  1991; and

¥ 	a   marine  boundary-layer  cloud    observing    program    that conducted   a   field  	campaign  in  1987  and plans a  follow-on campaign  (ASTEX - Atlantic Stratocumulus 	Transition  Experiment) in the summer of 1992.

From  its  inception, FIRE has been designed to be conducted in  two  phases. FIRE Phase I (1984-1989) was designed to address fundamental  questions concerning the maintenance of  cirrus  and marine  stratocumulus  cloud systems (Bretherton  et  al.,  1983; FIRE  Implementation Plan, 1985). FIRE research over those  years has  already  led  to major improvements in our understanding  of the  role of these clouds in the global climate system. FIRE  has documented  the  strong influence of clouds on  climate  and  how these  effects  are  produced.  Perhaps  more  importantly,  FIRE investigations  have  enabled us to ask the right  questions  for the  next  phase of productive research. Based on the results  of Phase  I, including lessons learned in conducting intensive field programs,  FIRE Phase II (1989-1994) will focus on more  detailed questions

concerning the formation, maintenance, and dissipation of these cloud systems.  Specifically, the scientific objectives of FIRE Phase II, as outlined in the FIRE Phase II Research Plan (1989), are to:

¥	Expand our basic knowledge of how clouds and cloud systems interact with their 	environment and the climate;

¥	Identify, quantify, and simulate the processes instrumental in the evolution of large-scale 	cloud systems;

¥	Quantify the capabilities of current models for simulating large-scale cloud systems and the 	radiative properties of these systems, and improve cloud physics and radiation 	parameterizations used in general circulation models;

¥	Assess and improve the reliability of currently used cloud/radiation monitoring systems 	from space and from the ground; and

¥	Assess the capability of future cloud/radiation monitoring systems, such as the Earth 	Observing System (EOS).

The first key component of FIRE Phase II is a study of the interaction of large-scale cloud systems with the radiation field and with the dynamic motion of the atmosphere, utilizing the observations of FIRE Phase I and Phase II in conjunction with multi-scale modeling investigations.

The second key component is the cirrus observational program (FIRE Phase II: Cirrus Implementation Plan, 1990) that is scheduled for late fall 1991 in the lower Midwestern U.S. A central question around which this field program is designed is:

Are the cirrus cloud systems found in association with the polar/midlatitude and subtropical jet streams similar with respect to physical properties and evolution?

Several specific questions which will be addressed using combined observational and modeling approaches are:

¥	What is the role of large-scale, mesoscale, and small-scale circulations in the 	evolution of midlatitude cirrus cloud systems?

¥	Do the radiative and microphysical properties of cirrus clouds differ 	between subtropical 	and polar/midlatitude jet stream systems?

¥ 	What  roles  do  small ice particles and ice  crystal  morphology play in determining the 	radiative properties of cirrus?

¥ 	Are  currently  used  cirrus cloud models  capable  of  rendering realistic life-cycle 	simulations of cirrus cloud systems?

¥  	What   are  the  ranges  of  natural  variability  in  the  upper tropospheric  water  budget 	components (water,  vapor,  and  ice) within and surrounding  cirrus  cloud systems?

In  recognition  of the true multi-scale control  of  cirrus cloud  systems, the Cirrus Intensive Field Observations  (IFO) - II  will consist of a set of nested  observations/platforms.  The large  scale  environment will be defined from  National  Weather Service  (NWS) rawinsonde data extending  from the west coast  of the  U.S.  to  the Appalachian   mountains  complemented  by  NWS "ridded  data  and  products  and satellite  data.  The  regional environs in the vicinity of the experiment  will be monitored  by special  rawinsonde stations, the NWS wind profiler network,  and satellites.  The smaller scale will be intensely  observed  using special  wind profiler installations, sophisticated surface-based lidar, radar and radiometry, and remote and in situ sensing  from aircraft.   Active  participation  by   mesoscale   models   will provide,  for  the first time, a methodology to  investigate  the links  between  the large-scale environment and  the  small-scale measurements.

The  third  key  component of  FIRE  Phase lI  is the  major field   experiment  that  is planned for the summer  of  1992  in the  eastern North Atlantic. The ASTEX observational program will be  conducted  in  June 1992 from a base in the Azores  and  will consist   of  aircraft,  island-based,  ship-based,   buoy,   and satellite  platforms  (FIRE Phase II: ASTEX Implementation  Plan, 1990).  This field program has been designed to address a  number of  scientific  questions  that revolve  around   the   following central, very complex  question:

What   are  the  consequences   for  the  atmosphere  and   ocean of   the   prevalent boundary layer cloud  type and  amount,   and how are  the  cloud  type  and  amount  selected?

Several  physical  mechanisms  have been proposed to account for  the  observed variations of  marine  boundary  layer   cloud type  and  amount.  These include:

¥ 	Cloud top entrainment   instability,

¥ 	Diurnal  decoupling  of  the  cloud  layer  from the boundary  layer  and subsequent cloud 	break-up  due  to solar  warming  and entrainment  drying,

¥ 	Patchy  drizzle  leading  to a similar decoupling scenario,

¥ 	Mesoscale  circulations,  and

¥ 	Episodic  strong  subsidence  lowering  the  inversion below  the  lifting  condensation level 	(LCL).

Each  of  these mechanisms   has been  investigated  in a variety of  already-published studies, but we currently  lack  the   data to put the various  ideas  to the test.

A  major  goal of ASTEX is to provide data that can be  used to  drive  and  validate climate models. A key strategy   is  the measurement   of the budgets of mass, thermodynamic  energy,  and moisture   within  an  Eulerian 'grid column'   located   in  the ASTEX  observing region. Some of these  observations  are  needed as   inputs  to  climate  model  codes;  good  examples  are  the large-scale  pressure   gradient  force, the large-scale  vertical motion   field,  and the tendencies of temperature  and  moisture due   to  horizontal  advection.  A single-column  version  of  a climate  model  can  be  used to simulate observed  ASTEX  cases, provided  that  such  external forcings, which  no  single-column model   can   determine,  are  provided  as  input..   Obviously, additional  ASTEX  observations   can   be   compared    directly with    results   produced  by  a  single-column  climate  model; examples   are   the  cloudiness,  the  convective and  radiative fluxes,  and  the  vertical profiles of  temperature   and  water vapor.  In  some cases, such observations  can be used  to  test, decisively,    the    physical    assumptions    underlying   the parameterizations   used in a climate model. For example,  models typically  parameterize  the  entrainment  rate in terms  of  the convective  flux  profiles; ASTEX will  provide  observations  of both  the  flux  profiles  and  the  entrainment  rate,  allowing direct  tests of such closure assumptions.

Lastly,  an  Extended Time Observations (ETO) activity  will consist  of  coordinated  satellite observations,  meteorological analyses,  and  data  from a limited number  of  special   ground sites  with  lidar  and/or  radiation  measurements    throughout the   year.  These  data will provide a means  of  extending  the results   derived   in  the  more  detailed  IFO  intercomparison studies  to  larger time and space scales. The ETO  program  will directly  support  the  ISCCP and GCM validation  efforts.

2.0 INTRODUCTION

The  cirrus  observational program is a  key  component   of FIRE  Phase  II  research (FIRE Phase II:  Cirrus  Implementation Plan,  1990). The principal element is the Cirrus Intensive Field Observations  (IFO)  -  II  which  will  be  conducted   November 13-December  7, 1991, in  southeastern Kansas. The  Cirrus  IFO-II will  combine   coordinated   satellite,  airborne,  and  surface observations  with  modeling studies  to  investigate  the  cloud properties  and  physical  processes  of  mid-continent    cirrus clouds   and   cirrus  clouds  associated with  the  sub-tropical jet stream.

The  Cirrus  IFO-II program will support research  requiring high  time  and  space resolution measurements  of  cirrus  cloud systems.  The  data  will  be analyzed  to  improve  quantitative understanding of the processes  responsible  for  the   formation and  maintenance of extended cirrus cloud systems in the   middle latitudes.   Emphasis  will  be  focused   on   the   roles   and interactions  of  processes acting  on scales  ranging  from  the microscale  to  the  synoptic  scale, and on characterizing   the physical   properties  of these clouds. These data will  also  be instrumental    in    developing    parameterizations    relating cloud-scale processes to climate-scale variables, and  in  better understanding  the ISCCP data products. Lastly, these  data  will be  used  to improve the ability to utilize and interpret  remote sensing   observations  for  characterizing  the  properties   of cirrus    clouds,    especially    satellite-based    radiometric observations   for  descriptions  of  global  cloudiness   (e.g., ISCCP),  and  including surface and airborne  lidar,  radar,  and passive    radiometric   observations.   The   intensive    field observations  will be gathered  from a variety of platforms on  a relatively  local,  but  regionally representative,  geographical scale.   Data   will  be  collected  from  multiple   satellites, aircraft,  balloon,  and surface-based  instrumentation.

The   Cirrus   IFO-II   is  a  second  generation   regional experiment:  the  first Cirrus IFO-I, was conducted   in  October 1986   in  central Wisconsin to study mid-continent cirrus  cloud systems.  The  planned use of two phases for the intensive  field program is important. In 1984, relatively little was known  about cirrus  cloud  systems  since  no  major  experiments  had   been previously  performed. Consequently, research  on  cirrus  clouds had  been stifled because of the lack of observational data.  The two-phase  field  program,  with 5 years  in  between,  has  been designed  to  enable experimenters  to  incorporate   information gained   and   lessons  learned  from the first  phase  into  the second  phase  of  the  experiment. This is especially  important when  investigating a phenomenon  about  which relatively  little is   quantitatively    known from either  an observational  or  a theoretical viewpoint.

This   Operations  Plan  will  fully  describe   the   field experiment,   including  scientific  objectives,    participating platforms   and   instruments, experiment  methodology,  expected data products, experiment logistics, data management, and schedules. Additional  copies  of  this document  are  available from:

David S. McDougal

FIRE Project Manager

Mail Stop 483.

NASA Langley Research Center

Hampton, VA 23665-5225

3.0 SCIENTIFIC OBJECTIVES AND STRATEGIES

The  key  FIRE Phase II cirrus  science  objectives  are  to:

1) 	Incorporate  FIRE Phase I data  and Phase II data into models of  varying  scale  and 	complexity   for the  purpose  of developing  and testing cirrus  parameterizations   and 	assessing  capabilities  to  reliably  simulate  cirrus development   on short  and  long 	time scales.

2)  	Characterize  the  physical,  thermodynamical,   and dynamical   development  of  cirrus 	clouds  on

¥ the synoptic  scale,

¥ the mesoscale,

¥ the  convective/turbulent   scale,  and

¥ the microscale.

3) 	Characterize   relationships   among  various  cirrus  cloud optical  properties, 	including,

¥ cloud  optical  depths  in the visible, near  infrared, and infrared,

¥ cloud  scattering  phase  functions,  and

¥ cloud  single-scattering   albedos;

and  the  corresponding  cloud  physical  properties, including,

¥ particle size,  number  density, phase, and habit, and

¥ cloud  height, temperature,  and  thickness.

4) 	 Explicitly  quantify  the  capabilities  and  limitations of  methods  to  derive  physical 	and  optical  cirrus  cloud  properties  from satellite observations,  especially   ISCCP, 	and future techniques  for  producing   global  cloud climatologies   in the EOS era.

5) 	Quantify  the  impact  of cirrus clouds  on the surface, atmosphere,  and  top-of-	atmosphere   radiation  budgets.

6) 	Improve  the  capability  to  utilize  surface-based  active and  passive  remote  sensing 	observations for quantitative studies  of  cirrus  clouds.

The  rationale  and strategy  for achieving  each  of  these objectives  are  described  as  follows.

3.1 Modeling  Cirrus  Cloud  Development

Numerical  modeling  is a fundamental  component   of   FIRE research  of  the physics  and dynamics   of cirrus  clouds   and the   impact   of   cirrus   on  the  global   climate.   Greater reliability   and  credibility  of   GCM-based   predictions   of climate   change   requires   development  of  physically   based cirrus     cloud     parameterizations     that     have     been experimentally   verified.  Because   GCM's  diagnose   the   ice and   liquid  water  contents,  cloud  heights  and amounts,  and cloud   radiative   properties  of  cirrus   from  the   resolved large-scale  fields,   each   of   these   must  be  measured  as accurately     as   possible   and   with   as   much    temporal resolution   as possible in constructing  suitable   verification data  sets  for testing  cirrus cloud  parameterizations.

Many  processes acting to determine the physical  properties and  distribution of cirrus clouds operate on scales smaller than those  resolved in GCM's. Extended cirrus systems  are  typically organized  into distinct mesoscale regions of enhanced cloudiness which    are    often    comprised   of   numerous    small-scale convective-appearing   cellular   structures.   The   small-scale circulations strongly influence the microphysical development  of the  cloud  (Starr  and  Cox, 1985b).  The  resultant  sizes  and habits  of  the  constituent  cloud  particles  determine,  to  a large  extent, the  net  downward  vertical  flux of cloud  water via   gravitational   settling.  In  turn,  it  is  the   balance between   the  rates  of  ice  water  generation  and  depletion, primarily   via  ice  particle   fallout,  that  determines   the overall   cloud   water  content  and  radiative  properties   as well  as  the vertical  development  of  the  cloud   layer   and feedback    to   the   larger  scale  (Starr,  1987a).   Clearly, development     of    a   physically-based  GCM    cirrus   cloud parameterization requires  knowledge  of  these  processes.

Consequently,   FIRE  cirrus  research  includes  a   strong effort  to model cirrus cloud development   on  smaller   scales. Models   are  used  to  investigate   the   basic   physics   and dynamics   governing  cirrus  cloud  formation,  evolution,   and structure.  These include regional mesoscale models   which   are either   self-contained   inside  of a  limited   domain  or  are nested   within   larger  scale  models,  very  high   resolution mesoscale  cloud  models,  and models of  fundamental  turbulence interactions and microphysical growth. In Phase II, these  models will  incorporate the high resolution data sets to assist in  the formulation and testing of cirrus parameterization   schemes.

The  credibility  of  these  models  must  also be  established.  This requires  that  suitable initialization   and verification  data  sets  must  be  obtained.  Accurate measurements   of thermodynamic  and   dynamic    conditions at the  appropriate  time  and  space scales, in conjunction with appropriately   detailed   and   quantitative   physical descriptions  of  the corresponding  clouds , are essential.  In particular,  accurate   descriptions  of vertical  motions, the water vapor  budgets   for the vapor, liquid, and  ice  phases, cloud  structure, and cloud composition (especially   the populations   of   small   particles)  are   essential   if   the uncertainties are to be reduced to an acceptable level. The  data sets must adequately resolve the fundamental scales at which  the physical  processes are organized. Observations  of  the  aerosol particles  involved  in  the  nucleation  process  and   of   the characteristics of turbulence are also needed.

There  is also a need to assess the predictability of cirrus clouds  on  large  and small scales. High quality  data  sets  of cirrus  cloud  structure  and evolution along  with  simultaneous measurements of the large-scale fields must be obtained.

Forecast  experiments with both mesoscale  and  global-scale models   will   be   used  to  test  current   and   new   cirrus parameterization  schemes and to examine  the  predictability  of cirrus.  Specific models that will be used include  the  Colorado State    University/Regional   Atmospheric   Model    (CSU/RAMS), Pennsylvania  State  University/National Center  for  Atmospheric Research  (PSU/NCAR),  and National Meteorological  Center  (NMC) eta   mesoscale   models   and  possibly   the   United   Kingdom Meteorological  Office  (UKMO) global  model.  Experiments  using nested  grids  will  be performed with the mesoscale  models  and will  draw  heavily  from  the highly  detailed  process  models. Large-scale data sets with increased temporal resolution  over  a wide   area   are  required  for  improved  definition   of   the development  of  the  dynamic  and thermodynamic  environment  of extended  cirrus  cloud systems, especially the  distribution  of upper  tropospheric  water vapor. This is particularly  true  for the  mesoscale models that serve as the bridge between  the  very detailed  models  and  the global-scale models  and  provide  the framework  for investigating scale interactions that are  central to  the  problem  of  relating cloud  response  and  feedback  to large-scale control.

The  strategy  for  obtaining the  data  sets  required  for initializing  numerical models and verifying models results  over a  range  of scales, developing and testing parameterizations  of cirrus  clouds, and evaluating the predictability  of  cirrus  is to:

¥ 	Obtain data sets with improved resolution of the large-scale fields

1) by enhancing the frequency of rawinsonde launches over a wide area,

2) by enhancing the horizontal resolution of rawinsonde data over a mesoscale region through  he addition of several special   stations, and

3) by including new nearly continuous wind data from a mesoscale network of NWS wind profilers over this same region.

¥ 	 incorporate   the  above  data  into  a  Four  Dimensional   Data Assimilation  (FDDA) using regional mesoscale models  to  produce dynamically  consistent "ridded analyses on the  time  and  space scales required for testing parameterizations. This approach   makes   optimal use of data obtained from  irregularly spaced and asynchronous observing  systems.

The   NOAA  Forecast  Systems  Laboratories  (FSL)  Program   for Regional   Observing  and  Forecasting   Services   (PROFS)   has developed  and continues  to  improve  a Mesoscale  Analysis  and Prediction  System  (MAPS)  that  is  used  for  regional    data assimilation  over   the  continental  U.S.  on  an   operational basis.   MAPS  presently   employs a 3-hour  assimilation  (data) cycle on an 80-km horizontal grid with 18 vertical  levels  in  a hybrid   isentropic  coordinate system (Benjamin et  al.,  1991). The   new  Eta-model   under   development    by   the   National Meteorological  Center will also employ  a  3-hour   data   cycle but   plans  for a 30-km grid with 30 levels in the vertical (the Eta  model will be in operational testing during Fall 1991). Both systems  are  designed  to  access the  operational  data  stream including    Automation of Field Operations and  Services  (AFOS) (rawinsondes  and  surface observations), AIRINC  Communications, Addressing, and Reporting System (ACARS) (commercial   aircraft), and  the new NWS profiler data (via the Profiler Hub at FSL). The systems  are well-suited to FIRE's needs in terms of  data  cycle interval  and mesoscale resolution. Thus, to the extent  possible or  practical  ,  the relevant  FIRE observations  (supplementary rawinsondes  and profiler observations) should be placed  in  the appropriate   operational    data   streams   for  inclusion   in these   analyses  that  will serve as a basis for  a  variety  of mesoscale   model  testing  activities  and  experimentation   in FIRE Cirrus-II.

Obtain  quantitative physical descriptions of  the  cirrus  cloud fields.  These  data  sets must be as complete  and  accurate  as possible   at  each  scale.  For  the  wide  area,  the  required descriptions  will  be derived from satellite  observations   and include  time-dependent,  horizontal  distributions  of:

-top-of-atmosphere   radiative   fluxes,

-cloud   heights    and amounts,

-cloud  radiative  properties  (broadband  infrared emittance and shortwave  albedo).

Over  the core mesoscale observing area, the descriptions  should additionally include time-dependent,  vertical,  and   horizontal distributions  of:

-cloud   ice and liquid water contents,

-and cloud particle  number density size distributions and habits.

In addition, the  following  mesoscale  measurements  are highly  desired:

- upper  tropospheric  water  vapor  content,

- numbers, types, and  composition  of ice nuclei, and  cloud  condensation nuclei, and  - dynamic structure  (convective/turbulence)  within cirrus clouds.

At  this  latter scale, the  descriptions  will  be  derived from   in   situ   (aircraft  and  sondes)   and  remote  sensing (satellite,   airborne   and  ground-based)   observations.   The integration  of these observations  into a coherent   description is a formidable  task (section 3.2).

3.2 Characterizing   Development    of   Cirrus  Clouds

Production  of  data  sets suitable for  initialization  and verification  of  cirrus  cloud  development   models    requires careful   analysis   and   integration  of diverse  observations. The data  requirements  are  briefly  described  as  follows.

3.2.1 Structure of Cirrus Cloud  Fields

Quantitative    descriptions    of    the    time-dependent, horizontal,   and   vertical structure  of  the  observed  cirrus cloud  fields  are  required.  These  descriptions  must  include accurate  distributions  of  cloud height,  areal  coverage,  and cloud radiative  properties over a large region encompassing  the domain  of regional mesoscale models. Additional parameters  such as  cloud  thickness  and the bulk cloud microphysical properties (vertically integrated ice water content and mean particle  size) are   highly   desirable.  Characterization   of   the   vertical distribution  of  cloud  parameters  is  also  desirable   (e.g., delineating      multilayered     structure).     Satellite-based observations  provide  the only means to  produce  such  regional analyses.  However,  achievement of  the  level  of  detail   and accuracy    needed  to meaningfully constrain regional  mesoscale models    requires   significant    improvements    in    current algorithms   used  to process satellite data.  Such  improvements will   only   result  from  detailed  comparisons  of   satellite observations   with  quantitative   'ground  truth'  descriptions derived   from   surface-based  (remote  sensing)  and   airborne (remote sensing and in situ) observations.

To  be  useful for application to cloud process models,  the cloud  physical  descriptions required for meaningful  comparison to  model  simulations must be correspondingly   more   detailed. The  time-dependent, vertical structure of cloud  water  content, particle  size  distribution, particle  shape  distribution,  and particle  phase  are  needed  over a relatively  small  mesoscale region  (~20  -50 km). Both Eulerian and Lagrangian descriptions are  highly valuable. In addition, the structure of these  fields must  be  characterized  in terms of the  magnitude  and  spatial scales  of  variability, including that of  the  cloud  radiative properties. Although in situ observations (aircraft) can  provide the  basic required microphysical and radiative measurements, the sampling    limitations  of  aircraft  platforms  do  result   in uncertainties    associated    with    spatial    coverage    and representativeness.  Integration  of  those   observations   with satellite, airborne,  and surface-based remote   sensing    observations  can   potentially   provide   a significantly more complete characterization.

3.2.2 Origin and Maintenance  of  Mesoscale  Cirrus  Cloud Features

Extended  cirrus cloud systems exhibit a significant  degree of   persistent  mesoscale  organization.   This    may   reflect corresponding  structure in the ambient dynamic and thermodynamic fields  (Starr  and  Wylie, 1990). In order to  understand   the origin  and maintenance  of  mesoscale  cirrus  cloud   features, the  time-dependent   structure  of  the  cloud  fields  (section 3.2.1  )  must  be  known in conjunction with  the  corresponding dynamical  and  thermodynamical  fields.  Given  that  high  wind speeds  are  typical at cirrus altitude, significant enhancements to  the  routine synoptic upper air observing schedules  will  be required  to resolve these fast moving and relatively small-scale dynamical  features.  Fortunately, a  new  capability  exists  to actually   resolve   upper  tropospheric   wind   fields   on   a near-continuous  basis (~6 min values) at  a  relatively   fine scale (~200 km) using the NOAA/NWS wind profiler network that  is presently    under  construction.  Acquisition  of  thermodynamic information      at     increased     frequency     (supplemental rawinsondes)  will  facilitate  analysis   of   these   mesoscale features.

3.2.3 Vertical Motions at the Mesoscale and Convective Scale

Observations  of  vertical  motions  in cirrus clouds   have always  been  very  problematic and have significantly   retarded progress  in  quantitatively  testing  cloud  development  models since  model  simulations are very sensitive  to  the  prescribed large-scale  forcing.  In  particular,  accurate   knowledge   of vertical  motions  on  the  scale of individual  mesoscale  cloud features (20 - 100 km) is essential. The required approach is  to apply   every   available  means  for   characterizing   vertical motions in cirrus clouds.

Data  from  a  mesoscale  network of  wind  profilers  would enable  calculation of the upper tropospheric   vertical   motion field  at  the  required  space and time scales  using  kinematic techniques   (derived  from  divergence  analysis   of   observed horizontal  winds).  Similar techniques can also  be  applied  to scanning  Doppler lidar (CO2 and Doppler radar (mm)  observations and  to  aircraft-observed horizontal wind  profiles  (Gultepe  et al.,  1990) to generate profiles of vertical velocity at a  scale of  about 20 km. Kinematic and adiabatic techniques can  be  used for  deriving vertical motions from rawinsonde observations at  a larger scale (Starr and Wylie, 1990). Vertical motion fields  are also derived from FDDA (section 3. 1).

Conventional    in   situ   measurements     from   aircraft (inertial  and  gust  probe)  provide  a  means  to  characterize convective   scale  (~  1  km)  motions  which  are  needed   for initialization  of  microphysical  models  and  verification   of high-resolution  mesoscale  cloud  models.  Alternate  strategies and  methods   should  be utilized to the  extent   possible   in order to provide  the  broadest possible  observational  basis.  For  example,  direct  inference based  on  Doppler velocity spectra obtained using CO2-lidar   or millimeter  radar (Eberhard et al., 1990; Kropfli et  al.,  1990) or  wind  profiler  measurements taken in  a  vertically-pointing configuration   is   possible.  Such  capabilities   are   highly desirable.  In  addition, radar tracking of chaff released  in  a cloud  and  in  situ  sampling  and analysis  of  inert  chemical tracers,  such  as sulfur hexafluoride, can be  used  to  assess transports  within  a  cloud. Each of these  techniques  will  be tried.

3.2.4 Water Budget of the Upper Troposphere

A  key factor influencing cirrus cloud development and  also manifesting  the  effects of cloud processes is the  distribution and  redistribution,  respectively,  of  the  upper  tropospheric water   budget   components  (liquid,  vapor,   and   ice).   The limitations of rawinsonde moisture transducers in the cold  upper tropospheric  environment are well documented. The combined  time lag  and  temperature  sensitivity  liabilities  make  rawinsonde upper  tropospheric  humidity observations  reliable  only  as  a semi-quantitative  indicator of moisture. While imagery  from  the Geostationary  Operational  Environmental  Satellite  (GOES)  6.7 micron water  vapor channel has long been very useful to  forecasters, it  has proven very difficult to quantify the vertical profile of water  vapor  since  the detected signal is strongly  coupled  to atmospheric  temperature structure and the vertical  distribution of  water vapor (Blackwell, et al., 1988). Similarly, information on    tropospheric   water   vapor   derived   from   the   three High-Resolution Infrared Sounder (HIRS) water vapor  channels  on the  operational  NOAA polar orbiting satellites  has  also  seen little  use  in operational forecast models. Recent  advances  in aircraft  instrumentation (cryogenic frost-point hygrometer)  now provide  the means to accurately observe atmospheric water  vapor contents  at  cold  temperatures. Raman lidar has  been  used  to remotely  sense  water vapor contents to altitudes  of  6  km  at night  (Melfi  et  al.,  1989).  On-going  improvements  (a  more powerful ultraviolet laser and more sensitive detectors)  promise to  extend the useful Raman lidar operating range into the  upper troposphere  at  night  and permit daylight  observations.  These technologies  should be utilized to the fullest  extent  possible to   provide   the  required  observations.  In   addition,   the possibility  of  using  these  new observations  to  improve  our ability  to quantify the satellite observations should  be  fully explored.

Characterizing  the effects of cirrus cloud  latent  heating and  cooling  and  the  rate  of water vapor  incorporation  into cirrus  clouds  provides an essential constraint  on  model-based studies  and  our  understanding  of  cirrus  cloud  development. Knowledge of the upper tropospheric water vapor budget is  a  key ingredient in this methodology.

3.2.5 Radiative Budget of Cirrus Cloud Layer and Its Environment

Radiative processes significantly affect the development  of cirrus   clouds.  The  pre-cirrus  environment  and  the  regions adjacent  to  cirrus  clouds  may  be  moisture  rich  and   thus experience radiative  forcing  which  may impact  further  cirrus  evolution either   by   diabetic  cooling  or  meso  and   synoptic   scale circulations.  Once the cirrus cloud has formed, further  effects on  its  evolution  by  radiative forcing  include  microphysical growth,   static   stability,  and  meso   and   synoptic   scale circulations.  An  accurate  characterization  of  the  radiative energy  budget (heating) of cirrus clouds is essential  both  for development  and  verification of suitable parameterizations  and models.  It  is important that broadband radiative properties  be resolved in a consistent manner for the longwave (especially  the 8-12 um region), and shortwave spectral regions.

For  the application here, a statistical approach is desired in  which the mean and variance of the observed radiative  fluxes (rather   than   radiances),  cloud  water  content,   and   size distribution   can   be   used  to  derive  representative   bulk relationships enabling reproduction of the gross features of  the observed cloud radiative budget. Such relationships can  then  be incorporated   into  detailed  cloud  models  to   simulate   the structure of radiative forcing in cirrus clouds.

3.2.6 Microphysical Development of Cirrus Clouds

The    microphysical  composition  of  the  clouds  is   the dominant  factor  determining  the  cloud  radiative  properties. Cirrus  clouds are microphysically complex consisting of a  broad range of particle sizes and particle habits (e.g., Heymsfield  et al.,   1990).  In  addition,  the  water  and  energy  transports associated with the gravitational settling of larger crystals  is a   dominant  factor  regulating  overall  cloud  properties  and exchanges with surrounding air.

Observations of the ambient cloud condensation nuclei  (CCN) and  ice  nuclei  concentrations and compositions in  conjunction with  detailed observations of the entire ice crystal populations are  essential  for  resolving these  issues.  Such  observations should  attempt to define these parameters on the scale  required for  microphysical growth models, usually that of  an  individual convective  updraft  (~1 km). In addition to optical  probes  and collection   devices  on  aircraft,  balloon-borne  ice   crystal replication  sondes  provide an additional means  to  sample  ice crystal populations and ice water contents.

3.2.7 Turbulence and Convection Processes in Cirrus Clouds

Turbulent  heat  and moisture fluxes play an important  role in   the   evolution   of   cloud  layers.   Knowledge   of   the characteristic  scales  and intensity of  these  processes  would provide   another   constraint  on  the  performance   of   cloud development  models and cirrus cloud parameterizations.  Although measurement  of  turbulence and turbulent fluxes  at  cirrus  (or any)  altitude is very difficult, the potential applicability  of these   data   warrants  the  effort.  Even   relatively   simple information  on  the characteristic scales of cloud  organization and  scale  dependence of variance of dynamic  and  thermodynamic parameters would be quite useful.

Analysis of turbulence characteristics typically employ spectral techniques. These analyses require high-frequency sampling (20 Hz) using aircraft platforms. Adequate sample length is also required for meaningful results (flight legs more than six times the length of the analyzed scale). In addition, characterization of turbulence intensities using remote observations (e.g., wind profilers) may be possible and should be exploited.

3.3 Relating Cirrus Cloud Radiative and Physical Properties

Characterizing relationships between cirrus cloud radiative properties in various spectral regions and cloud microphysical properties supports each of the other key science objectives. These radiative effects represent the most important impact of the clouds on the simulated climate. To first order, it is the cloud radiative properties that are the primary desired output of a GCM cirrus cloud parameterization. However, cloud radiative properties are determined by cloud physical properties which are, in turn, affected by radiative processes. Conversely, monitoring of cirrus cloudiness and its radiative impact on the surface and atmospheric energy budgets, whether from space or from the earth's surface, requires that the detected radiances be interpreted in terms of more useful quantitative measures of cloud physical properties. This is particularly important given the general lack of opacity and great natural variability of cirrus radiative and physical properties in space and time.

The radiative properties of cirrus clouds critically depend on two poorly known fundamental properties: the effective radiative particle size and scattering phase function of the particle population. Both depend on the sizes, shapes, orientations and, possibly, the composition of the particles.

Relationships between the radiative and physical properties of cirrus clouds can only be determined if adequate observations of the incident and emergent radiative fields are available in conjunction with coincident measurements of cloud composition. Improvements in our ability to observe the microphysical composition of cirrus clouds, especially the numbers of small particles, and enhancements in our ability to resolve the associated radiative fields, including the possibility of direct measurements of scattering phase functions, will yield significant improvements in our knowledge of and ability to model fundamental relationships between cirrus cloud optical properties and microphysical properties.

The corresponding data requirements for relating the cirrus cloud radiative and physical properties are:

¥ 	Accurate measurements of the upwelling and downwelling radiance fields, including

- observations at visible, near infrared, and infrared wavelengths, and

- observations from various viewing angles, especially of reflected solar radiation.

¥ 		Measurements of the cirrus cloud microphysical composition, including vertical distributions of

- particle number density size distribution to minimum of 10 µm,

- and particle phase, habits, and morphology.

¥ 	Observations of the vertical distribution of cloud optical depth and temperature.

¥ 	Direct measurement of ice crystal scattering phase functions and single-scattering albedos, if possible.

Obtaining these data requires in situ observations from aircraft and balloon-borne ice particle replicators to define the microphysical composition (and possibly the scattering phase function) and remote observations from satellite, aircraft, and ground-based sensors to define the radiative fields and cloud optical depths.

Three key observational requirements are that:

1 )     the measurements be as coincident as operationally feasible,

2 )     some data sets be obtained over a water background to reduce the effects of surface reflectance, and

3) 	the radiance observations be as accurate as possible.

This last requirement necessitates a concentrated effort to calibrate and intercompare all radiometric sensors. To the extent possible, all instruments should be referenced to a common standard.

This diverse set of observations will be incorporated into a hierarchy of radiative transfer models as initial conditions and verification data sets. Self-consistent relationships between the microphysical and radiative properties of cirrus can then be derived.

3.4 Capabilities and Limitations of Satellite Cirrus Cloud Retrievals

Satellite observations provide a means to quantify global cloudiness on a climatological basis. Satellite observations permit monitoring of the physical and radiative properties of cirrus clouds over extended time on a global basis enabling resolution of changes in an internal component of the climate system that will potentially play an important role in modulating any global climate change. Moreover, the credibility of models of the global climate system will be significantly enhanced if the realism of crucial internal components, such as the treatment of cirrus clouds, can be verified against suitable observations of the present climate.

Inference of cloud physical properties from satellite-observed radiances requires assumptions about cloud structure and composition. In essence, a radiative-physical cirrus cloud model is invoked in any retrieval procedure in order to make the desired inference. An objective of FIRE is to test the underlying assumptions in these models. It is only through a rigorous examination of the validity and representativeness of these assumptions and models that improvements in satellite-based cloud observation capabilities will result.

Model assumptions of particular concern include:

¥ the relationship between visible reflectance and infrared emittance,

¥ the detection thresholds in terms of visible and infrared cloud optical depths,

¥ the bi-directional reflectance/scattering phase function models for cirrus, and

¥ the effects of non-spherical particle shapes on the radiative properties of clouds.

Additional aspects that need to be well-understood are the effects of:

¥ inhomogeneous cloud structure in the horizontal and vertical, and

¥ situations of multiple cloud layers, particularly cirrus overlying altostratus or stratus.

Explicit quantitative knowledge of the capabilities and limitations of present methodologies will enhance the value of the derived cloud observations by providing a measure of the applicability of and confidence in the cloud data.

Optimally, the cirrus cloud properties that are desired from present and future methodologies and that will be considered in FIRE include:

¥ cloud height, thickness, and amount,

¥ cloud optical depth in the visible, near infrared, and infrared spectral regions,

¥ cloud composition in terms of particle size and phase, and

¥ vertically integrated cloud liquid water or ice content.

The data requirements to support the required investigations are nearly identical to those given in section 3. 3. The key elements are for high spatial resolution, multispectral observations at multiple viewing angles in conjunction with coincident observations of cloud composition and fundamental radiative properties as well as thermodynamic structure. These data can only be obtained by simultaneous measurements using satellite, aircraft, and surface-based instruments. Accuracy and representativeness are essential. Cross-calibration of all radiometric sensors is critical (satellites, aircraft and surface). In addition, a high resolution, quantitative, satellite independent characterization of the horizontal and vertical structure of the cloud fields over an area larger than the resolution of operational satellite sensors (~30 km for sounding channels) is needed. Scanning cloud lidar or radar provide this capability.

Some data sets must be acquired over a water background to provide suitable simplest cases for treating cloud reflectances. In addition, data sets corresponding to land surfaces, to nighttime conditions (a cold background), and to snow-covered backgrounds should also be obtained to provide a means to evaluate and contrast model performance in more demanding situations.

3.5 Radiative Impacts of Cirrus Clouds

The importance of cirrus clouds in modulating the radiative energy budget of the earth's surface and atmosphere is a prime motivation for FIRE cirrus research. FIRE research directed at quantifying the radiative impact of cirrus clouds on the surface, top-of-atmosphere (TOA), and atmospheric radiation budgets follows two general approaches.

3.5.1 Monitoring the Radiative Impact of Cirrus

FIRE seeks to better understand relationships between cloud parameters and the TOA and surface radiative energy budgets. The strategy is to obtain data sets suitable for investigating relationships between cirrus cloudiness and the surface TOA radiative budgets. The required data sets includes:

¥ downwelling radiative fluxes at the surface,

¥ upwelling radiative fluxes at the top-of-the-atmosphere,

¥ cloud heights, temperatures, and amounts, and

¥ bulk cloud radiative properties.

It is important that these quantities be broadband and that the longwave and shortwave spectral regions be resolved in a consistent manner. Moreover, the data must be as simultaneous as possible in time and space. In addition, rawinsonde observations of atmospheric temperature and humidity structure, as well as surface pressure (P) and temperature (T), are also required since atmospheric temperature and moisture also impact the surface and TOA radiation budgets.

FIRE also encompasses efforts to evaluate models of atmospheric radiative transfer in the infrared spectral region. SPECTRE (Spectral Radiance Experiment) is a collaborative experiment (appendix G) to be conducted in conjunction with FIRE intensive field observations. SPECTRE was initially conceived as a clear-sky experiment in order that the atmospheric state be specifiable as rigorously as possible, thus denying models their usual tuning latitude. However, SPECTRE will also operate on all FIRE mission days and collect cloudy as well as clear sky data; a cloudy atmosphere is not yet as rigorously specifiable as a clear one. FIRE provides the best possible opportunity to constrain cloud properties and thus squeeze models much harder than has been possible before. SPECTRE observations should prove valuable in assessing the radiative impact of cirrus. SPECTRE adds the additional requirement for observations of:

- spectrally-resolved downwelling infrared radiance at the surface,

- lower to mid-tropospheric water vapor and temperature structure on a near continuous basis with high accuracy and high vertical resolution, and

- vertical profiles of ozone concentration and aerosol optical depth.

SPECTRE will use remote sensing techniques for water vapor (Raman lidar) and for temperature (RASS: Radio Acoustic Sounding System), supplemented by a tethersonde for profiling the lowest few hundred meters, and by special launches of ozonesondes, hygrometersondes, and research sondes with multiple temperature and moisture sensors.

3.5.2 Evaluating the Radiative Impact of Cirrus Using GCM's

Large-scale atmospheric models provide an alternate means of quantifying the radiative and more general climatic impact of cirrus clouds. GCM studies on the radiative and climatic impacts of cirrus clouds will continue (not necessarily under the FIRE umbrella) during FIRE Phase II. Efforts will be made to intercompare the simulated TOA and surface radiation budgets and cloud parameters with global climatologies such as Earth Radiation Budget Experiment (ERBE) and ISCCP. New cirrus parameterizations which are developed and verified against FIRE Phase II data will be implemented in GCM's. Similarly, improved estimates of cirrus radiative cloud properties, based on analysis of FIRE phase II data, may be incorporated in GCM radiation codes.

3.5.3 Evaluating the Radiative Impact of Mid-Latitude Cirrus Using Regional Mesoscale Models

Mesoscale models can help bridge the gap between very detailed cloud microphysical models (section 3.1) and global GCM's. Using regional mesoscale models, short range forecasts will be made over the U.S. region for the Cirrus IFO-II cases. Having relatively finer resolution than GCM's, these models may produce improved short range forecasts of the dynamical fields and hence of the evolving cirrus cloud systems. An important component of their regional verification will be to compare model-predicted vs. observed cloud and radiation parameters, utilizing regional analyses of satellite data collected during FIRE. The latter will be produced for some of the sensors and data parameters listed in table 3. Also, efforts will be made to verify the predictions at one or two grid points inside of the FIRE inner region against suitably averaged FIRE data. New parameterizations of physical and radiative properties for cirrus clouds will be tested. Some of them may be adapted to existing global GCM's or incorporated into future finer resolution GCM's.

Value-added products in the form of "ridded regional analyses of cloud and radiation parameters over the U.S. region, are needed for objectives 3.5.2 and 3.5.3. Temporal and spatial resolutions of Æx ~ 30 km and Æt ~ 3 hours would probably be acceptable. Perhaps a "blended" analysis of satellite data which draws on data from different satellites and sensors should be produced.

A list of the most important parameters that should be regionally analyzed to help verify predictions of regional mesoscale models are:

• cloud amount

• cloud height vertical structure

• TOA visible (VIS), infrared (IR) flux estimates and radiances

• cloud optical thickness

• cloud top temperature

• cloud albedo, emissivity

• phase of cloud particles

• particle size of cloud particles

• total cloud water

• water vapor profile

• clear sky TOA fluxes, clear sky albedo

Gridded analyses of the above data parameters are likely to be of direct use in research efforts. In addition, detailed measurements obtained from aircraft and active and passive sensors might be useful for setting or revising values of fixed parameters in regional or larger scale models or in GCM parameterizations if summary statistics (mean and variance segregated to synoptic situations) of cloud properties can be made available.

3.6 Surface-Based Remote Sensing of Cirrus Clouds

Routine ground-based remote sensing observations offer considerable promise for characterizing the properties of cirrus clouds and their environment over extended time periods. Active sensing technologies can be applied including visible and infrared lidars, short wavelength cloud radars, and long-wavelength wind radars (profilers). These observations provide 'ground-truth' corroboration for properties derived from passive sensing techniques, especially retrievals from global satellite-based systems. A wide variety of passive remote sensing technologies can also be utilized with considerably more spectral coverage and resolution than presently available from satellite platforms. Although, in most instances, the physical interpretation of remote sensing observations is significantly more uncertain than for in situ measurements, the benefits in terms of reduced costs and increased temporal coverage in comparison to aircraft or balloon-borne observations are appreciable.

A primary advantage of active remote sensing of cirrus is the capability to accurately measure, with unparalleled precision and resolution, the temporal evolution of the height dependent structure of the clouds. The fundamental parameter measured is the vertical profile of backscattered intensity at the probing wavelength. Although this parameter has intrinsic value, inference of more widely applicable cloud parameters is highly desired, including profiles of cloud optical depth, particle phase and habit, and cloud water content. The Doppler velocity spectrum (radar and infrared lidar) and polarization of the returned signal are also measured by some systems. The Doppler velocity spectrum provides a means of estimating fall speeds of the ice crystals which are highly dependent on crystal mass (and habit). These may be used to derive the net vertical flux of ice mass which is a dominant component of the cloud water budget. Polarization provides a measure of the phase and habit of the cloud particles. In addition, high spectral resolution lidar offers a much more direct measurement of the vertical structure of cloud optical depth than achievable with other systems where appreciable uncertainty is associated with the assumptions required to make this inference. Current lidar and radar probing techniques offer the promise of reasonably quantitative analysis of cloud composition. Since the interaction of radiation with cloud particles depends both on the size of the particles and the wavelength of the radiation and since a wide range of particle sizes typically occur in cirrus, systems probing at different wavelengths may respond quite differently to the same population of cloud particles (Intrieri et al., 1990). This indicates that the aggregate information derivable from coincident remote sensing measurements using a variety of these systems may be increased in a highly synergistic manner.

Similar possibilities exist in the combination of lidar and radar observations with passive high spectral resolution measurements in visible, near infrared, and infrared window regions, especially with respect to determination of cloud optical properties (Grund et al., 1990). When combined with surface-based remote sensing observations of ambient winds (wind profiler), moisture (microwave profiler), and thermodynamic structure (infrared and microwave profilers), the possibility exists for a rather comprehensive surface-based observing system.

The strategy for improving utilization of remote sensing observations for quantitative characterization of cirrus clouds and their environment during FIRE Phase II is to intercompare coincident observations from a wide variety of active and passive systems together with in situ observations of cloud physical composition and atmospheric state. Coincident observations are highly desirable. Thus, the emphasis of Phase II research will be on defining the potential synergistic increase in quantitative information from combined systems encompassing:

• active remote sensing systems, including

- dual polarization visible wavelength lidar,

- short-wavelength Doppler radar,

- high spectral resolution visible wavelength lidar, and

- dual polarization, Doppler, infrared lidar (C02); and

• passive remote sensing systems, including

- high spectral resolution, infrared, and near infrared spectrometers,

- microwave radiometers in water vapor absorption region, and

- narrow-beam radiometers in visible, near infrared, and infrared window regions.

A complete listing of the data parameters required for each scientific objective is outlined in table 1.

4.0 CIRRUS INTENSIVE FIELD OBSERVATIONS (CIRRUS IFO-II)

4.1 Synopsis

FIRE Cirrus IFO-II will address the problem of cirrus cloud development and impacts over a wide range of scales through the integration of models and observations. This experiment will provide a unique observational basis for improving the quantitative utilization of remote sensing observations from satellites and from the surface for investigating and monitoring cirrus clouds. The observational elements are summarized below and described in more detail in succeeding sections. It must be emphasized that the true value of the observations will derive from their use in evaluating and improving models and observing systems (data analysis algorithm) which can be used to extend the knowledge gained into the context of the global climate system.

The Cirrus IFO-II will be conducted in southeastern Kansas from November 13 to December 7, 1991 (section 4.2). The primary subjects are the extended large-scale cirrus systems associated with the subtropical and midlatitude jet streams. Cirrus are expected to occur about 60% of the time during this period.

Satellite data (section 4.3.1) will be collected at full spatial, temporal, and spectral (all channels) resolution from all geosynchronous and polar orbiting meteorological satellites viewing the region from 25N to 50N latitude and 75W to 125W longitude. Data from other satellites will also be obtained for this region, including Landsat. The ISCCP analysis products (CX) will be acquired as part of the Cirrus IFO-II data sets. These data are integral to achieving the experiment objectives.

Four surface-based remote sensing sites will be fielded (section 4.3.2). The stations will be closer to each other than in IFO-I (50 km versus 135 km) to better resolve the dominant scales of cloud organization. A greater diversity of the most sophisticated cirrus cloud remote sensing instrumentation will be deployed including polarization lidar, scanning cloud lidar, high spectral resolution lidar, infrared (CO2) Doppler lidars, short-wavelength (mm) Doppler radars, high spectral resolution infrared interferometer spectrometers, and other radiometric sensors. A much greater effort to monitor ambient meteorological conditions using active and passive sensors is also planned. The strategy is to obtain coincident observations from as broad a range of complementary observing systems as possible. This will facilitate analyses that combine data from multiple systems. In this way, the aggregate information content will be maximized in that the limitations and uncertainties of individual systems may be compensated by others whose characteristics are quite different. Exploring this potential for synergism is a main theme for Cirrus IFO-II (section 3.6). A complete suite of observing systems will only be possible at one location (the Hub) since some of these systems are unique. The instrument complement at the second site (R2) will also be extensive while the third site (R3) will be quite limited. A fourth site (Rla) near the Hub location is also planned to accommodate the operational requirements of the volume imaging (scanning) lidar (VIL; see section 4.3.2). This is different than the IFO-I strategy of evenly spreading resources over the sites (Starr, 1987a). It should also be noted that the scanning systems will provide some coverage over the other sites given the closer spacing adopted for Cirrus IFO-II. In addition, the closer site spacing will facilitate greater coincidence with airborne remote sensing and in situ observations since the site separation distance is comparable with the scales of typical aircraft sampling patterns.

Four aircraft are proposed for the experiment, including one remote sensing platform and three in situ platforms (section 4.2.3). The remote sensing platform will be the high-altitude NASA ER-2, which will provide a 'satellite-vie"' with significantly greater observing capability than presently available from satellites, including a down-looking cloud lidar for the unambiguous detection of cloud top and internal cloud structure. Three in situ platforms are highly desirable given that cirrus cloud systems are often quite complex occurring in multiple layers over appreciable depths of up to 5 km (Starr and Wylie, 1990) and typically exhibit great spatial variability in physical structure, especially in microphysical structure (Heymsfield et al., 1990). Cloud microphysical structure represents the key linkage between dynamical and radiative processes. Knowledge of this relationship is fundamental for understanding cirrus cloud development and for evaluating and improving parameterizations of cirrus clouds and their effects for use in large-scale models (GCM's). Accurate knowledge of cloud microphysical properties is essential for achieving the FIRE Phase 1I scientific objectives (section 3). Three in situ platforms (NCAR Saberliner, NCAR King Air, and University of North Dakota (UND) Citation) will significantly improve the sampling of microphysical cloud properties and allow a greater degree of flexibility in mission planning and execution in comparison to the Cirrus IFO-I (two platforms).

A number of key improvements have been made in aircraft instrumentation in comparison to IFO-I. Ice particle number density size distributions will be observed clown to 10 ~m particle sizes. The lack of knowledge of the concentrations of particles smaller than 25 to 50 gm represented a major uncertainty in the analysis of the IFO-I observations with important ramifications in the areas of cirrus cloud radiative interactions and remote sensing possibilities (Wielicki et al., 1990; Ackerman et al., 1990). The capacity for collecting actual crystals has also been significantly enhanced. These observations are essential for assessing ice crystal habit and morphology which impacts the processing of data from airborne optical microphysical probes and is an important factor in determining cloud development and radiative properties. These instruments have been developed and installed on the NCAR King Air and Sabreliner aircraft. In addition, accurate observations of ambient water vapor concentrations in and around cirrus clouds will be possible using a new cryogenic frost point hygrometer on the NCAR Sabreliner. These observations are critical for understanding cloud development and testing cloud models. The data obtained should help to resolve a number of pivotal uncertainties in our knowledge of cirrus clouds.

The primary motivation for locating the Cirrus IFO-II in the longer midwestern U. S. is the anticipated availability of nearly continuous observations from a mesoscale network of surface-based wind profilers presently under construction by NOAA Environmental Research Laboratory (ERL) (figure 8, section 4.3.2.1.2). These data will serve to greatly enhance the value of both the synoptic-scale observations and the in situ and remotely-sensed cloud observations for developing, testing, and validating models of cirrus cloud development on scales ranging from very high resolution cloud models to regional mesoscale models and, ultimately, to cirrus parameterizations in large-scale forecast models and GCM's. In particular, the data will permit derivation of upper tropospheric vertical motions at scales comparable to the mesoscale cirrus cloud features that are such a prevalent characteristic of extended large- scale cirrus cloud systems.

A substantial increase in the collection of rawinsonde data is proposed for Cirrus IFO-II (section 4.3.4). Three large-scale case studies are planned where six-hourly soundings will be taken for a 36-hour period over much of the continental United States (et least 43 stations). During the final twelve hours, three-hourly soundings will be made over a more limited region of the central U.S. (15 stations). These data are absolutely essential for evaluating and improving large-scale models of cirrus cloud development. Supplemental soundings (1800 UTC) from the inner 15 stations are also required on most other experiment days (10 additional days). Five Cross-Chain Loran Atmospheric Sounding System (GLASS) rawinsonde stations will be used to support remote sensing studies and to resolve thermodynamic structure over an area defined by three NWS wind profiler stations.

4.2 Schedule and Location

The FIRE Phase II Cirrus Intensive Field Observations campaign (Cirrus IFO-II) will commence on November 13, 1991 and conclude 25 days later on December 7, 1991. Deployment and check-out of surface-based instrumentation and support facilities will occur during the week prior to November 13. Tear-down and packing will occur during the week after December 7.

The selection of the time period for the field campaign was motivated by a desire to minimize the occurrence of cirrus in association with deep convective systems and intense extratropical cyclones where obscuration by longer lever clouds is a serious impediment to surface-based remote sensing and where the occurrence of intense or widespread precipitation greatly complicates analysis and modeling on the synoptic scale and the mesoscale. In addition, although some situations of an underlying snow-covered surface are desired, conducting the experiment wholly over a snow background would clearly compromise the objectives in the area of satellite-based remote sensing. The fall transition season most fully meets these requirements. Selection of the specific time period was based on the cloud climatology of Warren et al. (1986) and Hahn et al. (1984) and on a careful review of three years of daily GOES imagery. The primary target is the extensive cirrus sheets associated with the subtropical jet stream that frequent this location during this time period.

The experiment will be conducted principally in southeastern Kansas. The area to the southeast of Neodesha was chosen as the location for the Cirrus IFO-II operations (figure 1). The three primary sites that are shown are: the Hub site, consisting of an extensive suite of remote sensing instruments, and two other remote sensing sites with less extensive remote instrumentation at R2 and R3. The airport at Coffeyville, Kansas, will serve as the combined site for the Hub instrumentation (section 4.3.2), the aircraft base (section 4.3.3), and the mission operations and forecasting (section 4.4). The coordinates of the Coffeyville Airport are 37• 06' N, 95• 34' W, and 751 feet elevation. The R2 instrumentation (section 4.3.2) will be located southeast of Parsons, Kansas, at the recreation "rounds of the Kansas Gas and Electric power plant. The coordinates of the power plant are 37• 18' N, 95• 07' N, and 865 feet elevation. The R3 instrumentation (section 4.3.2) may be located at a site yet to be determined in northwestern Arkansas. Wind profilers will be deployed at the Hub, R2, and possibly R3 sites. The stations Hub, R2, and R4 (NWS wind profiler station at Neodesha) form a 50-km equilateral triangle. The locations of four CLASS-type rawinsonde stations are also shown as are the locations of NWS rawinsonde stations (section 4.3.4). The cloud scanning lidar will probably be located about 20 km southwest of Coffeyville, at a site (Rla) yet to be determined.

The specific location of surface remote sensing sites is critically contingent on the ability to conduct aircraft operations in and around cirrus clouds over and within a 100 km radius of the sites at altitudes ranging from about 20,000 to 42,000' (~6 to 13 km). Flight legs of from 20 km to more than 100 km in length will be flown at various altitudes (profiling) over this area (section 4.3.3). In addition, relatively rapid spiral descent of 10,000' or more will be flown. Since our airspace requirements conflict with altitudes of commercial jet traffic and military aircraft operations, close coordination with the Federal Aviation Administration (FAA) and the Military Operating Areas (MOA's) is absolutely necessary to maximize FIRE aircraft operations. The Kansas City FAA Section Office has been fully briefed on the FIRE plans and, at this time, they foresee no major problem with the FIRE aircraft and lidar operations being conducted in this area. However, continued close cooperation with the FAA is necessary for both future planning and actual operations.

The configuration show n in figure l illustrates the basic sampling strategy adopted for the experiment. First, all the remote-sensing sites are located within the aircraft operations area. Second, the array is located on the expected downwind side of the densest part of the NWS

profiler array. Third, the site separations approximate that of typical mesoscale cloud features and enable resolution of finer scale dynamic features (Hub, R2, and R4) in comparison to the NWS profiler grid. Fourth, the scanning lidar system (VIL) is located upwind and as close as operationally feasible (section 4.3.2) to the Hub site while the extensively instrumented R2 site is located downwind of the Hub site (for southwest flow).

The missions operations center will be located at the Hub site at the Coffeyville airport. The three in situ aircraft and a majority of the surface-based active and passive remote sensing instruments and scientists will also be located at this site. This cg-location will ensure the direct participation of these scientist in mission planning and execution and provide direct access to unique information on current local cloud and meteorological conditions. The lack of involvement by the "round site scientists in mission planning and execution was a significant weakness in the Phase I Cirrus IFO. A preliminary site survey indicates that there is good to adequate infrastructure available at the FIRE locations, including power, fuel, hangar space, telephone, field space, lodging, food, roads, etc. Preliminary contacts with the site owners/operators indicate no problems with our siting or operations, pending formal approval.

4.3 Observations

4.3.1 Satellite Observations

Satellite data acquired during Cirrus IFO-II are integral to the strategies adopted for achieving the objectives of FIRE Phase II (related FIRE science objectives given in parenthesis, see section 3) and will be used to:

•	construct verification data sets for testing models of cirrus cloud development (1,2),

•	develop and test models of radiative transfer in cirrus (3),

•	quantify and develop satellite remote sensing capabilities (4, 5), and

•	support operational scheduling of aircraft and surface observations.

Satellite data will be collected for the region from 25N to 50N latitude and from 65W to 135W longitude over the Cirrus IFO-II time period (section 4.2). The area of coverage encompasses the domain required for the studies of cirrus cloud development using regional (mesoscale) and GCM models, as well as including some areas with water backgrounds to simplify radiative analysis.

The satellite data will be collected for the IFO region as follows:

i.	NOAA Advanced Very High Resolution Sounding Unit (AVHRR) High-Resolution

Picture Transmission (HRPT) data, 1 km resolution, 5 spectral bands, 2 satellites, day and

night.

ii.	NOAA AVHRR global area coverage (GAC) data, 5 spectral bands, 2 satellites, day and

night. This data is the reduced resolution version of the HRPT data.

iii.	NOAA TIROS Operational Vertical Sounder (TOVS) data, 20 spectral bands, 2 satellites,

day and night.

iv.	GOES VISSR Atmospheric Sounder (VAS) imager data, 1 km resolution visible charnel

and 8 km resolution infrared data, every 30 minutes. Only the GOES-7 will be available,

as the proposed GOES-NEXT satellite will not be launched until at least early 1992.

v.	GOES VAS sounder data. VAS data should be simultaneous with the TOVS data

whenever possible. In addition, on at least 7 of the 25 experiment days, a 3-hour period

coincident with aircraft flights should be used to obtain dedicated VAS sounder data with

30 minute time resolution and 7 km spatial resolution.

vi.	Landsat Thematic Mapper (TM) data. For the IFO data period, 30 Landsat Thematic

Mapper scenes will be collected over the Cirrus IFO-II surface sites and the Gulf of

Mexico. Of the 30 candidate targets, only 10 will be selected for analyses. Each scene

covers a 180 km square region.

vii.	ISCCP CX analyzed cloud properties. Cloud properties as analyzed by the operational ISCCP algorithm are required for comparison to the IFO cloud validation data.

viii.	Stratospheric Aerosol and Gas Experiment (SAGE) II aerosol extinction and water vapor data whenever the satellite tangent point is over the IFO region.

ix.	Defense Meteorological Satellite Program (DMSP), 1.5 km resolution, visible and

infrared images, Special Sensor Microwave Imager (SSM/I) radiances, 2 satellites (7:30

and 10 30 LST) daytime and nighttime, digital swath data.

x.	European Remote Sensing Satellite- I (ERS- 1 ) ATRS (Along Track Scanning

Radiometer) I km resolution data within 30-45 N, 85-1O SW obtained from European

Space Agency (ESA).

xi.	METEOR data (TBD-Wielicki).

See table 2 for a complete listing of the participating satellites, sensors, and data requirements; see table 3 for a listing of the sensors, responsible principal investigators (PIs), and expected data parameters. A more detailed description of the satellite sensor characteristics is given in appendix A.

Table 2 - Satellite Data Requirements for the FIRE Phase II Cirrus Intensive Field Observations

Finally, satellite data are crucially important to the operational decisions made during the field experiment (section 4.4). Time series of half-hourly GOES imagery will be used to characterize the movement and development of cirrus cloud systems (and upper tropospheric moisture structure) before and during their arrival over the operations area. Experience during IFO-I showed this to be the single most important piece of information required for planning and execution of successful missions. These data will be available for mission planning in near-real time via an interactive link between the mission operations center and the Man-Interactive Data Acquisition System (McIDAS) at University of Wisconsin.

4.3.1.1 Simultaneous Satellite/Aircraft/Surface Site Observations

One of the key elements of the FIRE plan is to obtain a set of aircraft/surface observations which are time and space coincident with satellite overpasses. The most critical coincidences are between surface lidars and either Landsat or NOAA AVHRR-HRPT observations. The Landsat and HRPT data provide the highest spatial resolutions (28.5 meter and 1.1 km respectively) allowing the most direct comparisons of satellite and surface measurements.

For GOES and Landsat satellite data, these times are invariant from day to day (within less than a minute). For the NOAA polar orbiter satellites (TOVS, AVHRR), ERBS satellite (SAGE II), DMSP satellite, ERS- 1 satellite, and METEOR satellite, however, the exact time of overpass will vary by as mush as an orbital period (approx. 100 minutes).

Preliminary estimates of times of potential coincident satellite observations within the field sites (centered at 95.5 W, 37 N) and surrounding region (84 to 107 W, 27 to 47 N) are listed in appendix B. This will allow targeting of specific "most opportune" times for aircraft and surface operations.

4.3.2 Surface Radiation and Remote Sensing Observations

Surface-based radiation and remote sensing observations using active and passive techniques serve three main purposes (related FIRE science objectives given in parenthesis; see section 3). They will be used to:

•	determine cirrus cloud radiative, physical, and dynamic properties (1, 2, 3, 4, 6),

•	measure the surface radiation budget in the visible, near infrared, and infrared

spectral regions and determine the influence of cirrus clouds on those budgets (5),

•	make high spectral resolution measurements of downwelling infrared radiance for

comparison with radiative transfer model calculations (5, also see section 6.1).

Surface-based observing systems provide very high temporal (and, in many cases, much greater horizontal and vertical) resolution in comparison to satellite observations and significantly greater temporal (and vertical) coverage than aircraft observations. The strategy is to field as complete a complement of remote sensors as possible at one site, and then at a second, and then at a third. Because some of the systems are unique, it will not be possible to have an identical complement at each site. Thus, the first site (known as the Hub) will have at least one of every desired type of instrument available (the scanning VIL will be located within 20 km of the Hub). The second (R2) and third (R3) sites will necessarily have progressively less complete instrumentation. The strategy of having the greatest possible concentration of different instruments at the Hub, and to a lesser extent at the other sites, will facilitate analyses that combine data from multiple systems. In this way, the total information content of the data will increase in a highly synergistic manner in comparison to what would be achievable within the limited capabilities of each individual sensing system.

FIRE seeks to provide as complete a description as possible of cirrus clouds and associated radiative and meteorological conditions within a relatively small mesoscale region. The surface-based radiation and remote sensing data will support analysis and modeling of cirrus cloud development and variety of radiative transfer and satellite-based remote sensing studies. A site spacing of 50 km corresponds to the scale of typical mesoscale cirrus cloud features (20-100 km) and will also maximize coincidence of aircraft observations for the most sites (i.e., aircraft sampling legs are typically 30 to 100 km in length, section 4.3.3). The most important criteria in establishing site locations is to ensure that the airspace overhead is as unrestricted as possible, since these sites must serve as the locus of research aircraft operations. Synergism is a key theme of IFO-II. FIRE seeks to explore the full remote sensing potential contained in temporally and spatially consistent data sets collected by active and passive sensors operating in various spectral regions.

4.3.2.1 Active Sensing Sensors

Active remote sensing systems will offer excellent capabilities for conducting a comprehensive cirrus cloud experiment. They reveal in great detail the shape factors of clouds, such as cloud base and top heights, layers, and patches. The combined data allow for a unique characterization of cirrus cloud development and structure. For example, particle phase, habit, and orientation can be derived from polarization lidar observations. A similar capability has recently been added to the Wave Propagation Laboratory (WPL) cloud-sensing radar (Kropfli et al., 1990). These data can be combined with the Doppler-observed particle vertical motion to estimate particle mass and terminal velocity and, thus, updraft and downdraft wind speeds. These data can then be combined with the radar-derived ice mass content to characterize the vertical ice mass flux and the mechanisms and scales involved in cirrus cloud generation. Simultaneous lidar and radar observations at multiple wavelengths will serve to refine the ice content estimates by providing additional information on particle size distribution in comparison to single-wavelength probing. Simultaneous measurements will also provide information on the relationship between ice content and optical cross-section of the cirrus clouds. Optical depth measurements provided by high spectral resolution lidar provide a near-absolute calibration for depolarization and other lidar observations enabling a characterization of cloud optical properties in the visible at very high temporal and vertical resolution.

Continuous longer tropospheric water vapor profiling (Raman) and temperature profiling (RASS) are essential for SPECTRE (appendix G and section 4.3.2.2). At night, the SPECTRE Raman lidar can give moisture profiles to 9-10 km and may help answer important questions about the relation between humidity fields and cirrus formation. Obtaining an accurate characterization of upper tropospheric water vapor distributions is a very high priority (section 3.2).

See table 4 for a complete listing of the surface remote active sensors and their locations, and tables 5a and 5b for a listing of the sensors, responsible principal investigators (PI' s), and

Table 4- List of planned surface instrumentation, locations, and responsible organizations for the FIRE Cirrus IFO-II at the Hub, R2, R3, and Rla sensing sites (see figure 1).

*	VIL may be located within 10-20 km of Hub

**	Contingent on license approval

***	Up to 30 NWS wind profiler stations may participate (figure 2)

expected data parameters. A more detailed description of the remote active sensors is given in appendix A.

4.3.2.1.1 Lidar Observations

Infrared lidar (CO2) observations are expected to provide a measure of the vertical structure of cirrus optical properties (emittance) in the important 10.6 ~m window region. Polarization data at this wavelength are very different than at shorter, non-absorbing wavelengths and might be used to address important questions about the infrared absorption efficiencies of the

particles. A rocking scan about the zenith can provide information on the large dimension of oriented ice crystals. Similarly, the Doppler signal is expected to be different from the radar signal, because the latter is much more sensitive to large, faster-falling particles. Combining these data with coincident radar-derived ice mass concentrations and in situ microphysical observations obtained by aircraft should lead to significant improvements in the interpretation of the data from each of these sources (e.g., Sassen, 1987; Eberhard et al., 1989; Eberhard et al., 1990). Problems with signal attenuation that affect each system to differing degrees can be addressed in comparative studies (Sassen et al., 1989; Uttal et al., 1990).

A rapidly scanning lidar has considerable value for capturing essentially Eulerian views of cirrus structure along and across the mean wind direction within a 50 km radius. These very high resolution data will provide a unique means to characterize cirrus cloud structure over scales corresponding to satellite observations and the field of view (fov) of radiative flux observations. Under conditions involving strong vertical wind shear, the distortions present in the cloud structure obtained from zenith operations can be assessed. Moreover, scanning lidar data would be a very useful tool for pre-flight aircraft mission planning, particularly if the images can be made available in near real-time to the mission scientist and aircrews (section 4.4). Potentially, these data could also be used to direct aircraft during mission execution.

The planned location of the VIL at a distance of 10 to 20 km to the southwest of the Hub site attempts to maximize collection of data in an optimal sampling pattern for the science objectives while minimizing potential safety problems (section 5.10.2) and consequent interference with aircraft operations (section 4.3.3). Given that a southwesterly wind direction dominates during large-scale cirrus events at this location at this time of year, this location will permit continuous cross-wind scanning just upwind of the Hub site and in situ aircraft patterns. This crosswind VIL scanning pattern will map the time-dependent cirrus cloud structure in a plane parallel to and of the same scale (100 km) as that being sampled by the remote sensing aircraft which will operate just downwind of the VIL sampling volume. The VIL site should be as close to the Hub as possible but at a sufficient distance to permit continuous aircraft operations over the Hub without their intersecting the VIL scan volume. In addition, this location permits VIL scanning in the upwind direction (away from the Hub and aircraft operations). Situations may require further restrictions on the VIL scan volume.

Since maximum information content is derived from the multiple remote sensor approach when the various systems are examining the same cloud volume, emphasis will be given to zenith-pointing operations (except for the scanning cloud lidar-VIL). However, the scanning Doppler systems designed to collect Velocity-Azimuth-Display (VAD) scans will coordinate their activities at predetermined time intervals (approximately every 30 minutes) to periodically characterize three-dimensional cloud structure and vertical motion fields which are of very high priority.

The lidars will operate in one of three modes, depending on the daily operations plans. The modes include the acquisition rate (period over which individual laser shots are averaged) and the pointing or scan direction of the lidars. The lidar frequency modes are defined as follows:

MODE 1	-	maximum acquisition rate (less than 1 second)

MODE 2	-	intermediate acquisition rate (greater than 1 second; less than 3 minutes)

MODE 3	-	low acquisition rate (greater than 3 minutes)

The pointing or scan directions for the lidars are as follows:

Z	-	zenith pointing

D	-	off-zenith pointing

SZ	-	scan by stepping zenith angle

SA	-	scan by rotating azimuth angle

SP	-	scan by rotating about pointing direction

The lidar acquisition times for each of the lidar operating modes are listed in table 6.

Some examples of the specific operating modes for several lidars are given as follows:

Polarization lidar (Utah): Mode 2SZ - profile every 1 minute; scan by stepping zenith angle

CO2 Doppler lidar (WPL):	Mode 1SA - profile every 0.1 seconds; scan by rotating azimuth angle

Polarization lidar (LaRC): Mode 3Z - profile every 15 minutes; constant zenith pointing

4.3.2.1.2 Wind Profiler Observations

Data from the NWS operational wind profiler network (400 MHz), which is presently under construction in the central U. S., will also be acquired (figure 2). The availability of these

Table 6 - Lidar Profile Acquisition Times

observations and their potential impact on efforts to analyze and model cirrus cloud development was a prime factor in determining the location and timing of the experiment. These data will enable greatly increased resolution of the dynamic structure of the upper troposphere, especially at the mesoscale, both through increased spatial resolution (the inner 7-station ring) and increased temporal resolution (10 min.). Starr and Wylie (1990) have shown the potential benefit of increased temporal resolution in the analysis of cirrus cloud development (see also Westphal and Toon, 1990; Nicholls et al., 1990). The inner ring of stations will be fully operational well before the field campaign and it is anticipated that all stations will be completed by that time. The inner ring and the stations to the west of the FIRE operations area are most critical and these have been targeted for first completion by the NWS. Incorporation of these data into operational (and FIRE) analyses should be straightforward. However, this has not been demonstrated. As a result, FIRE has initiated a pilot project at the Pennsylvania State University using a three-site network to gain experience in preparation for Cirrus IFO-II.

FIRE will also field up to three additional wind profilers for IFO-II (figure 1, section 4.3.2.1). A 50 MHz system (PSU) will be deployed at the Hub site and will also serve as a RASS. A 5-beam 400 MHz system (CSU) will be deployed at the R2 remote sensing site. An additional 50 MHz system (PSU) may also be deployed at R3. Together with the operation NWS profiler at Neodesha (R4) these data will serve to characterize upper tropospheric dynamic structure at a scale corresponding to smaller scale cirrus cloud features such as longitudinal jet stream bands. Figure 3 shows the areas over which vertical motions can be inferred from divergence analyses of the NWS and FIRE wind profilers (section 4.3.2.1.3).

4.3.2.1.3 Vertical Motion Observations

Observations of vertical motions in cirrus clouds has always been very problematic and have significantly retarded progress in testing cloud development models (section 3.2). The array of wind profilers at the remote sensing sites provides a means of deriving area-averaged vertical motions on the scale of mesoscale cloud features (~50 km, see figure 3). One of the wind profilers (five-beam system at R2) will have the capability to independently observe vertical motion on a scale of about 20 km. Scanning Doppler systems provide an alternate means to derive vertical motions at a comparable scale (~20 km) also using kinematic techniques (VAD scans). Similar techniques can be applied to aircraft-observed winds as in Gultepe et al. (1989). Doppler spectra derived from the zenith-pointing CO2-lidar observations can potentially, if sufficient resolution is achieved, provide an independent direct measure of vertical air motion and particle vertical motions within individual convective cells for comparison to values retrieved from Doppler radar observations at similar scale. These observations can be compared to in situ aircraft observations at a similar scale. The approach here is to apply every possible means to definitively characterize vertical motions in cirrus clouds. Only in this way can the present uncertainties in independent analysis of data from individual systems be reduced to an acceptable level.

4.3.2.2 Radiance and Radiative Flux Observations

There are three aspects to the measurements of downwelling (and upwelling) radiances and radiative fluxes at the surface using passive radiometric instrumentation. See table 7 for a complete listing of the surface remote passive radiation and meteorological sensors; table 8 for a listing of these sensors, responsible PIs, and expected data parameters. For a more detailed description of the remote passive radiation and meteorological systems, see appendix A.

Data from three instruments are particularly useful for characterizing cirrus cloud optical properties, especially in combination with lidar and other active measurements. They are:

- 	sun photometers (Hub),

-	narrow-beam infrared window (l0 - 12 um) radiometers (Hub and R2), and

-	high spectral resolution (1 cm-1 from 4 to 16 gm) interferometer spectrometers

(Hub and R2).

These measurements will serve to define cirrus cloud optical depth in the visible and infrared, and cirrus cloud infrared effective radiating temperature and emittance.

The effects of cirrus clouds on the downwelling solar radiation at the surface will be assessed using narrowband and broadband solar flux radiometers at the Hub and R2 sites where

Table 7 - List of planned surface instrumentation, locations, and responsible organizations for the

FIRE Cirrus IFO-II at the Hub, R2, R3, and Rla passive remote sensing sites (see figure 1).

#	A total of 48 NWS rawinsonde sites may participate (17 intensively, see figure 8)

##	A total of five systems will be deployed (three additional CLASS sites, see figure 1)

cloud imaging systems will also be deployed. Besides the satellite observations (section 4.3.1), direct measurements of cloud and aerosol optical depths using a high spectral resolution lidar and sun photometers at the Hub site as well as cloud cover observations from a scanning lidar system are needed. Low lever aircraft observations of the spatial distribution of surface albedo and solar radiative fluxes are also desired (section 4.3.3). Surface measurements of meteorological parameters using portable automated mesonet stations (PAMS) provided by NCAR are very important for radiative transfer calculations, particularly in the IR, and are needed for satellite retrieval studies.

Efforts to measure the surface radiation budget and to determine the effects of cirrus clouds on the surface radiation budget will be conducted in collaboration with the NASA Surface

Table 8 - Data Parameters for Surface Remote - Passive Radiation and Meteorology Sensors

Radiation Budget (SRB) program and the Spectral Radiation Experiment (SPECTRE). An SRB objective is to perform an intercomparison of various infrared flux radiometers under all-sky conditions (continuation of an international intercomparison project under the World Meteorological Organization (WMO)). The SRB measurements will be obtained only at the Hub site. Instrumentation will include various broadband infrared flux radiometers.

SPECTRE's main objective is to accurately measure the zenith infrared radiance at high spectral resolution while simultaneously profiling the radiatively important atmospheric characteristics. These data can then be used to meaningfully test detailed infrared radiative transfer models of the atmosphere (appendix G). The key features of SPECTRE are continuous, instantaneous profiles of atmospheric temperature, humidity, aerosol, and cloud; continuous high resolution spectra of downwelling infrared radiation; radiance rather than flux measurements; careful and frequent radiometric calibration in the field; and redundant measurements. Daytime and nighttime observations will be taken in clear sky situations and when cirrus are present. Measurements will be taken during FIRE missions.

SPECTRE measurements will include:

-	high spectral resolution observations of downwelling infrared radiance,

-	cirrus cloud and aerosol optical depths,

-	atmospheric profiles of temperature, water vapor, and ozone, and

- 	trace gas concentrations at the surface.

Radiometric instrumentation at the Hub site will include:

-two interferometer spectrometers (0.2 cm-l and < 1 cm-1 from 4 to 16 gm, respectively),

- grating spectrometer (0.5 cm- 1 from 8 to 25 ~m),

-direct solar spectrometer (0.002 cm- 1 from 2 to 20 ~m),

- sun photometer, and

- on-site blackbody radiometric calibration facility.

Additional SPECTRE instrumentation and measurements will include Raman lidar (water vapor profiling to 3 km in the day time; 9 km at night), radio-acoustic sounder (RASS, virtual temperature sounding to 8 km), ozone sondes (ozone sounding to 30 km), Dobson total ozone instrument, tethersonde (temperature, water vapor, and ozone sounding to 300 m), research radiosonde system (humidity, temperature, winds), surface meteorological observations (pressure, temperature, humidity, and aerosols), dedicated longer and mid tropospheric rawinsonde observations (P, T, and humidity), and flask samples of trace gases (carbon dioxide,

methane, nitrous oxide, and freons). Table 9 summarizes the instruments that will participate in SPECTRE.

The use of multiple spectrometers provides redundancy and, together with a strong effort at absolute calibration, will insure that the highest possible radiometric accuracy is achieved. The tethersonde observations will fill the near-field 'blind spot' typical of remote sensing profilers while FIRE rawinsonde observations will also serve to define the atmospheric state above the lever reached by the remote sensors. Data from the FIRE lidars will be used to determine atmospheric aerosol optical depths and to characterize the properties of cirrus clouds.

Table 9 - Listing of instruments participating in SPECTRE

4.3.2.3 Radiometer Calibration Guidelines

Calibration and cross-calibration of all (satellite, aircraft, and surface) radiometric sensors is critical (section 3.4). The primary responsibility for radiometer calibration and the error analysis of data collected rests with the principal investigator in charge of each instrument. However, to facilitate such calibration and especially to determine the relative accuracy of different radiometers measuring similar quantifies, the following strategy is proposed.

(1)	Absolute Reference Calibration

Each radiometer should have one or more absolute calibrations available for reference prior to the IFO. These absolute calibrations may be carried out by a variety of techniques, as outlined below. We ask, therefore, that each investigator document his procedure, together with an objective error analysis of each instrument, and that this documentation be placed on file at the FIRE Project Office prior to the start of the IFO.

(a) Broadband radiometers

Dr. John DeLuisi has kindly volunteered to calibrate broadband pyranometers and pyrgeometers sent to him at his calibration facility in Boulder. He will check the absolute calibration as well as the cosine response to direct solar irradiance. In the absence of a similar absolute calibration done elsewhere, individual investigators are therefore encouraged to avail themselves of this opportunity about 5 months before the IFO.

(b) Spectral radiometers

There are two parts to the calibration of spectral radiometers: spectral calibration and radiometric calibration. Spectral calibration is important whenever atmospheric radiation is varying rapidly with wavelength across the instrument channels -- for example across absorption bands, or in the tails of the solar and terrestrial blackbody spectra between 2 and 6 ~m. For instruments with a few broad channels selected by bandpass filters or other optical elements, spectral calibration is rarely done in the field at all, and usually not even pre- or post-field; instead, faith is placed in the bandpass calibration certifications from the manufacturers of the optical elements. While such optical elements are known to undergo drift and degradation with time, this neglect is probably all right since spectral calibration errors are typically less than radiometric calibration errors (>10%) in broad channel instruments. Only if such instruments claim accuracies better than 10% must the quality of their spectral calibration be called into question.

For instruments with contiguous channels so narrow that a meaningful spectrum can be defined, spectral calibration is much easier-one merely checks that the measured peaks fall at wavelengths of (very precisely) known atmospheric absorption band peaks. For example, the High spectral resolution Interferometer Spectrometer (HIS) interferometer that will operate both on the ER-2 and at the Hub is compared, peak by peak, with calculated spectra based on the AFCL line parameters tape. In the shortwave, where there are far fewer absorption bands than in the longwave, additional spectral calibration in the laboratory, viewing sources with emission features at known wavelengths, is highly desirable. The Airborne Visible/Infrared Imaging Spectrometer (AVIRIS) spectrometer, for example, views 23 mercury emission fines covering the spectral region 0.4-2.4 (m.

In the longwave, absolute radiometric calibration is quite direct-the spectral radiometer views a laboratory blackbody at several different blackbody temperatures. The most sophisticated instruments also have internal blackbodies at one or even two temperatures. Careful investigators find it necessary to calibrate frequently to catch the very prevalent drifting of longwave radiometers. For example, the ER-2 HIS interferometer views a blackbody both pre- and post flight as well as internal blackbodies during flight. All the SPECTRE radiometers will be calibrated every few hours against a custom-built blackbody with temperature continuously variable from 100 to 300 K and a state-of-the art accuracy of about 1%.

In the shortwave, absolute radiometric calibration is much more indirect and therefore subject to considerably larger errors. Even as carefully calibrated an aircraft shortwave spectral radiometer as AVIRIS claims no better than 3-5% accuracy. Typically, calibration must be transferred from an NBS/NTIS standard source to an integrating sphere, which then acts as a secondary standard. A carefully maintained and continuously verified integrating sphere, such as those at NASA Goddard Space Flight Center (GSFC), NASA Ames Research Center, and Jet Propulsion Laboratory, can be accurate to 1%. But there are many more problems with integrating spheres than with low-temperature blackbodies, including lamp and coating degradation, making accuracies better than 10% extremely difficult to achieve outside of national laboratories. There are no plans to have an integrating sphere either at the surface sites or at the ER-2 airport, and thus there will be no absolute calibration of shortwave spectral radiometers against a common standard in the field. In view of this, it seems highly desirable for NASA to offer the use of its integrating spheres for pre- and/or post flight calibration of all FIRE shortwave spectral radiometers.

(2)	Relative Calibration/Intercomparison

Each radiometer should undergo a relative calibration with respect to the other radiometers at the stars (and, possibly, the finish) of the IFO, at a common location at the surface.

This intercomparison should serve to identify any drifts since the prior absolute calibration, as well as potential effects due to a different spectral distribution of the radiation under field conditions.

For the broadband surface radiometers, this relative calibration is relatively straightforward.

For the surface and aircraft spectral radiometers, the intercomparison may prove more difficult, and here it is proposed to make use of a secondary reference detector (Professor Cox's scanning radiometer), and secondary reference sources (Dr. Spinhirne's light box and cola chamber). A blackbody calibration facility will be part of the SPECTRE component. We are hoping to have all aircraft and surface radiometers collocated at the stars of the IFO for this intercomparison. Additional strategies may be developed as experience is gained on this problem.

(3)	Relative Intercomparison of Aircraft Instruments

Since some of the instruments are sensitive to ambient temperature and pressure, and since the surface intercomparisons may not be practical for some instruments, it is proposed to dedicate a portion of the flight time to instrument intercomparison. To be worthwhile, this would have to take place at the same altitude over a uniform underlying surface (e.g., Gulf of Mexico), and with no cloud above the aircraft. Only one such intercomparison involving the ER-2 may be possible, due to its flight characteristics, but the other aircraft should attempt more frequent intercomparisons, at least until the data becomes repetitive.

(4)	Absolute and Relative Calibration of Satellite and Aircraft Spectral Radiometers

One of the critical remote sensing issues for studies of cloud optical properties is to obtain accurate absolute and relative calibration for solar reflectance channels of both satellite and aircraft spectral radiometers. An example of the need for accurate absolute calibration (approx. 5%) is the determination of cloud optical depth and cloud particle size. An example of the need for accurate relative calibration (approx. 1-2%) is the determination of the anisotropy of reflected radiation for use as a test of scattering phase function for cirrus, and 3-D cloud structure for stratocumulus. A four-fold approach will be used to determine the consistency of absolute calibration during FIRE.

(i) 	Calibration of satellite radiometers using overflights of White Sands and calibrating against surface based measurements of surface and atmospheric properties (AVHRR + GOES, Whitlock; Landsat, Slater).

(ii) 	Stability checks of AVHRR starting in 1979 using the Libyan desert. (Staylor, 1990), along with the stability checks provided by ISCCP monitoring of clear-sky and planetary albedo.

(iii)	Calibration of aircraft spectral radiometers (ER-2 and Sabreliner) against ground-based integrating spheres before and after the experiment.

(iv)	Use of the ER-2 MAS radiometer as a transfer standard for relative calibration of satellite and aircraft spectral radiometers

4.3.3 Aircraft Observations

Airborne observations are an essential component of the FIRE Cirrus IFO-II strategy. As remote sensing platforms, research aircraft provide a means to collect very high resolution, multispectral radiometric measurements at wavelengths used by present and future satellite observing systems (satellite simulators) and at viewing geometries (scanning systems) specifically designed to facilitate use of the data in resolving fundamental uncertainties with respect to cirrus radiative properties (science objective 3, section 3). The airborne remote sensing observations are a key element in efforts to quantify the capabilities and limitations of satellite observing systems (science objective 4). The value of the passive sensor data is greatly enhanced by the acquisition of simultaneous observations of cloud physical properties using active systems such as lidar and radar. Direct measurements of broadband radiative fluxes enable the effects of cirrus on the radiative budget of the atmosphere and surface (science objective S) to be quantified.

As in situ observing platforms, aircraft provide a means to directly observe cloud physical properties, especially the microphysical and radiative properties, and to characterize the dynamic, thermodynamic, and radiative structure of the cloud and its environment. Acquisition and analysis of these observations is crucial to the success of efforts to characterize and model cirrus cloud development (science objectives 1 and 2), particularly with respect to understanding some of the most problematic but critical aspects (section 3.2). Significant improvements have been made in the capability for resolving the spectral and angular distribution of radiance, for characterizing the turbulent fluctuations of dynamic and thermodynamic quantifies, for observing the habits and numbers of ice crystals clown to about 10 ~m in size, and to accurately observe atmospheric water vapor contents. Efforts to develop an airborne polar nephelometer to make direct measurements of cirrus particle phase functions are in progress and, hopefully, the nephelometer will be installed on the NCAR King Air in time for the Cirrus IFO-II. When combined with satellite, airborne, and surface-based remote sensing observations, the in situ observations provide '"round truth' for analysis of these data and improving remote sensing capabilities (science objectives 4 and 6) as shown, for example, by Sassen et al.(l989), Wielicki et al. (1990), Spinhirne and Hart (1990), Kinne et al. (1990), Ackerman et al. (1990), and Hammer et al. (1990). The microphysical data provide basic information needed to characterize fundamental relationships between cirrus cloud optical and physical properties (science objective 3.3).

4.3.3.l Aircraft Platforms and Instrumentation

Deployment of four aircraft is proposed for FIRE Cirrus IFO-II. They are:

• 	the NASA ER-2,

• 	the NCAR Sabreliner,

• 	the NCAR King Air,

• 	the UND Citation.

The ER-2 is a remote sensing platform that will operate at constant altitudes (65,000') well above the cirrus clouds. The Sabreliner, King Air, and Citation are primarily in situ platforms. The Sabreliner will be utilized to sample high cirrus layers and the upper portion of cirrus above the operating ceiling of the King Air. The King Air will sample longer cirrus (and altostratus) layers and the longer portions of high cirrus to its operating ceiling. The Citation will solely be used to measure the vertical profiles of microphysical parameters within the cirrus clouds, usually over a surface site not being overflown by the Sabreliner, i.e. over R2 if the Sabreliner is over the Hub site. The Citation is capable of operating at higher levers (and greater range) than the Sabreliner since extended systems of subtropical jet stream cirrus are anticipated where cloud top heights may exceed the operating ceiling of the Sabreliner on some occasions.

See table l0 for a complete listing of the aircraft sensors, responsible PIs, and expected data parameters. More detailed descriptions of the aircraft instrument characteristics are given in appendix A.

NASA ER-2

The ER-2 instrument complement will include:

•	nadir-pointing, cloud and aerosol lidar system (CALS),

•	scanning multispectral MODIS-N Airborne Simulator (MAS),

•	scanning, multispectral, solar radiometer,

•	scanning, multispectral, millimeter imaging radiometer,

•	nadir-pointing, high spectral resolution, interferometer spectrometer (HIS),

•	broadband infrared flux radiometer,

•	broadband solar flux radiometers (total and near infrared),

•	nadir-pointing, narrow-beam, infrared (split window) radiometer,

•	spectral electro optic camera, and

• 	grating scanning radiometer (?).

The scanning radiometers will duplicate channels found on present and future satellites and other channels potentially important for the remote sensing of cirrus and other clouds, specifically in the near infrared (MAS). These sensors have very high spatial resolution (45 m for MAS). The CALS will provide 'cloud-truth' as in IFO-I. The HIS instrument is nearly identical to one of the interferometer spectrometers at the Hub site. The high spectral resolution and accurate calibration of the HIS provides a capability to simulate most any present or future satellite instrument operating in the infrared. The broadband instruments measure both the upwelling and downwelling fluxes. The ER-2 will be based at San Antonio, Texas, due to the high winds and possible snow in Kansas.

NCAR Sabreliner

Sabreliner instrumentation will include:

•	cloud physics instrumentation, including

- liquid water probes (Rosemount and PMS),

- cloud particle size spectrometer (PMS OAP 2D-C, 2D-P),

- continuous ice particle sampler (CIPS, new),

- ice particle collection devices (NCAR ice rod, Mohnen ice stick, new),

- cloud condensation nucleus chamber (new), and

- aerosol detectors (ASASP), 'air bag' samples and composition analyzers (new),

•	meteorological sensors (pressure, temperature, and wind components at 50 Hz),

•	Lyman - alpha hygrometer,

•	cryogenic frost point hygrometer (new),

•	uplooking, total direct-diffuse, multispectral, solar flux radiometer (TDDR),

•	uplooking and downlooking, multi-angle (bugeye), visible radiance radiometer,

•	nadir-pointing, spectrally scanning solar radiometer (SPERAD),

•	broadband solar flux radiometers (total and near infrared),

•	broadband infrared flux radiometers,

•	narrow-beam, nadir-pointing infrared (window) radiometer, and

•	forward and side-viewing VCR cameras.

The broadband flux radiometers are being upgraded to the same instruments flown on the ER-2 and will monitor upwelling and downwelling fluxes. The TDDR and SPERAD instruments also represent major improvements in radiometric instrumentation on this platform. Both have high spectral resolution and high accuracy and are specifically designed for application in sensing cloud radiative properties.

Of particular note is the new small ice particle probe (CIPS) for measurement of the particle number density size distribution down to 10 ~m particle sizes. The 2D-C and 2D-P probes are unable to respond to particles smaller than about 50 gm at Sabreliner airspeeds (and 25 ~m at King Air airspeeds) where significant and uncertain 'corrections' are required for particles smaller than about 100 ~m. This basic limitation is associated with much of the remaining uncertainty in analysis and modeling of IFO-I data. For IFO-II, the Sabreliner will also be equipped with ice particle collection devices. The new cryogenic frost point hygrometer (Sabreliner and possibly King Air) will permit accurate observations of upper tropospheric water vapor content which have not been available. The meteorological data will be recorded at 50 Hz (analysis at 10 Hz) to better resolve turbulence characteristics and turbulent fluxes in comparison to IFO-I (1 Hz). In addition, measurements of aerosol and cloud condensation nuclei (CCN) concentrations and composition will be obtained from the Sabreliner which will contribute to resolving basic uncertainties with respect to cirrus generation and microphysical development (e.g., Sassen and Dodd, 1989; Sassen, 1989; and Heymsfield and Sabin, 1989).

NCAR King Air

The King Air instrument complement will include:

•	cloud physics instrumentation, including

-	liquid water content probes (Johnson-Williams, Rosemount, and PMS),

-	cloud particle size spectrometers (high-resolution FSSP-300, PMS OAP 2D-C and 2D-P),

-	ice particle collection device, and

-	polar nephelometer (?);

•	meteorological sensors (pressure, temperature, and wind components at 50 Hz),

•	cryogenic frost point hygrometer (new) and Lyman-alpha hygrometer,

•	uplooking and downlooking, broadband solar, visible, and infrared flux radiometers,

•	narrow-beam, nadir-pointing, infrared (window) radiometer, and

•	forward and side-viewing VCR cameras.

The meteorological data will be recorded at 50 Hz (analysis at 10 Hz) to better resolve turbulence characteristics and turbulent fluxes in comparison to IFO-I (1 Hz). The new small ice

particle profiles will measure the particle number density size distribution down to 10 (m particle sizes. A cold room for analysis of ice crystal samples is located near the airfield.

University of North Dakota Citation

The Citation instrument complement will include, at a minimum:

•	cloud physics instrumentation, including

- 	liquid water content probes,

-		cloud particle size spectrometers (FSSP, PMS OAP 1-C, 2D-C, and lD-P

probes), and

•	meteorological sensors (pressure, temperature, humidity, and wind components at 24 Hz).

Addition of the new small ice particle probe and the new cryogenic frost point hygrometer is highly desirable. Instruments for detecting aerosol and CCN concentration are also desirable.

4.3.3.2 Aircraft Sampling Strategies

Three general principles guided development of sampling strategies for the aircraft platforms:

a. analysis of results from the Phase I field deployment indicates that greater coordination of aircraft operations is highly desirable (e.g., Kinne et al., 1989; Wielicki et al., 1990) to facilitate the utility of the data obtained in achieving the science objectives. What is required is that all aircraft operate in close proximity to the surface sites (and each other), especially over the Hub site, and that operations be coordinated with overpasses of the NOAA polar orbiting satellites (or Landsat) to the extent permitted by operational considerations and cloud conditions.

b. the patterns flown should be based on the simplest possible configuration suited to the

mission objectives and platform and analysis capabilities in order that mission planning be

streamlined and that execution of the mission proceed in a well-coordinated fashion. In essence,

too many options create confusion which can negatively impact the success of a mission.

c. calibration and intercomparison of radiometric instrumentation on the aircraft platforms, on satellites, and at the surface sites will have a high priority and will seek to

Table 10a - Data parameters for aircraft sensors

Table 10b - Data parameters for aircraft sensors

reference all measurements to a single standard. In particular, as much commonalty as possible is desired for radiative flux sensors with respect to instrument design and bandpass. Besides an increased effort at absolute calibration (blackbody and integrating sphere calibrations on the "round), it is important that intercomparisons be performed in the field over the actual range of operating conditions. In this way, the effects of temperature and density (airspeed and altitude) variations on sensor performance can be firmly established.

Remote Aircraft Flight Patterns

For most missions, the remote sensing aircraft (NASA ER-2) will fly the same basic racetrack pattern (figure 4). To the extent permitted by navigational accuracy, the patterns will be flown over exactly the same geographical coordinates at an altitude of 65,000'. The starting time of each leg will be coordinated to ensure the greatest coincidence of the data in the vicinity

of the surface remote sensing sites. In general, the racetrack legs (lever straight fines during which data is obtained) will be 150 km in length. Longer legs (up to 500 km in length) may be flown for a few selected missions. Except for a few special missions, the approximate midpoint of the racetrack legs will be located over or just downwind of the Hub site (figure 5) subject, of course, to the continued presence of clouds over the target area. One of two possible orientations (aircraft heading) will be selected for a given mission based upon the science objectives for that mission. In the first, the racetrack will be oriented perpendicular to the solar plane. Thus, the orientation of successive racetracks will change in time as the solar position changes. This will permit the cross-track scanning radiometers on the ER-2 to resolve the principal forward and backward scattering peaks of the cloud bi-directional reflectance pattern. Knowledge of the bidirectional reflectance of cirrus is critically needed for satellite-based remote sensing applications. Knowledge of the cloud bi-directional reflectance also places significant constraints on possible ice particle scattering phase functions which is a major source of uncertainty in our understanding of radiative transfer in cirrus and the relationship between cirrus cloud optical and physical properties. In the second orientation, the flight legs will be flown perpendicular to the wind direction at cirrus altitude. This provides the most effective mapping of cirrus cloud structure in time and space, as illustrated in figure 6. Movement of the clouds in time is used to provide a second horizontal dimension in this Eulerian cloud mapping mode. Data taken in this manner will be highly useful for characterizing the cloud scene in comparison to satellite observations, for use in cirrus cloud development studies, and for characterizing the effects of cirrus clouds on the surface and atmospheric radiative budgets. It is expected that the cross-wind tracks will often be approximately perpendicular to the solar plane during some part of a mission since extended cirrus systems often occur in southwesterly flow at this time of year (November 13 - December 7) and missions will usually overlap the time of the afternoon NOAA polar orbiter overpass (~1430 LST).

In situ Aircraft Flight Patterns

Prior to the stars of he Cirrus IFO-II experiment, the NCAR King Air and Sabreliner will fly in a check-out and research mode to sample cirrus wave clouds in Colorado over a 10-day period. The purpose of these flights is to field test the new equipment so that changes or improvements can be made prior to the aircraft departing for Coffeyville, Kansas. The instrumentation will be flight tested in definable and very simple conditions to provide benchmarks for the instrument accuracies.

There are three basic flight patterns that will be used for the in situ aircraft (figure 4). They are:

•	the racetrack pattern,

•	the step-down/step-up pattern, and

•	the spiral descent.

FIRE Cirrus IFO-II

Aircraft Flight Patterns

(Pattern 2 Mission, Eulerian)

Figure 5 - Schematic of coordinated aircraft flight patterns for FIRE Cirrus IFO-II Eulerian Mission, Pattern 2.

Figure 6 - Schematic plan-view of the FIRE Cirrus IFO-II aircraft and surface observing site sampling patterns for a Eulerian Mission, Pattern 2 (figure 5) transformed into a coordinate system moving with the mean wind (and clouds) at cirrus altitude. Wind direction is from the top of the page to the bottom. Thus, observations at the bottom of the illustration were taken first. The scanning lidar (VL) provides near-continuous coverage over the entire span.

The racetrack pattern is primarily used for observing the radiative budgets of cirrus clouds and the radiative impact of the clouds on the radiative budgets of the atmosphere and surface. This pattern is also well-suited for characterizing the statistical properties of bulk cloud radiative properties and horizontal cloud structure and for observing turbulence characteristics and turbulent fluxes. It can be used to generate vertical profiles but the number of levers is limited by the time consumed in making the reverse heading legs at each altitude (the reverse heading legs provide a means of normalizing for the cosine response of the flux radiometers).

The step-down/step-up pattern (vertically stacked straight-line legs, figure 4) is used primarily for observing vertical profiles of cloud microphysical properties and atmospheric state parameters such as temperature and humidity. Useful radiative flux measurements are obtained if the legs are sufficiently long.

The spiral descent pattern will be performed at a rate of about 1 m s-l and will be primarily used for making microphysical measurements (Heymsfield et al., 1990). The pattern is also well-suited for deriving vertical motions from the observed horizontal winds (Gultepe et al., 1990). However, the accuracy of the radiative flux measurements may be compromised during such a descent. Similarly, radiative measurements taken during descent or ascent from one lever leg to the next in the step-down/step-up pattern will not be useful. The advantage of the spiral descent versus the step-down/step-up pattern is that the observed profiles of cloud microphysical properties are more representative of the conditions present in an atmospheric column at a particular time because the profiles are obtained in about 15 minutes rather than the time period of an hour or more required for step-down/step-up profiling.

Each of these patterns may be flown in both an Eulerian and a Lagrangian manner (e.g., figure 5). In the Eulerian mode, the orientation of the racetrack and step-down/step-up legs will be along the wind direction at cirrus altitude. The upwind end of each leg will generally coincide with the a location just upwind of the Hub (or R2) remote sensing site. Thus, the flight tracks of the in situ aircraft will cross the flight tracks of the remote sensing aircraft, often at a right angle. The Eulerian spiral descent will be flown over the Hub site. The diameter of the spiral is usually about 10 km. Data obtained from Eulerian sampling patterns are best suited for combination with satellite and surface-based remote sensing data.

In the Lagrangian mode, the flight legs are also oriented along the wind. The patterns may be initiated in the vicinity (or upwind) of the Hub site but the upwind terminus of each successive leg is moved downwind to account for horizontal advection of the cloud by the wind (wind drift). Thus, the legs get progressively farther from where the pattern was initiated. Although the flight legs may remain within the view of the cross-track scanning instruments on the remote sensing aircraft, all the flight tracks may not cross the remote sensing flight tracks. Similarly, coordination with the surface-based observing sites is necessarily less. The Lagrangian spiral also drifts with the wind but can generally be confined to a small area close to the Hub site since each descent takes only about 15 minutes, i.e., the entire pattern can then be repeated beginning at the initial location. An entire step-down pattern may take more than an hour and consequently drift some distance during that time (50 m s-1 wind speeds yield a 180 km displacement in 1 hour).

The lengths of flight legs for the racetrack and step-down/step-up patterns vary depending on the mission objectives, as described below, and the operating characteristics of the aircraft. Both the turboprop King Air and Citation can fly relatively short legs (20 km) and can perform spiral descent patterns. Based on experiences from IFO-I, the King Air will often perform two or more of the above patterns in a given mission (below). This takes advantage of the operational flexibility of this platform and maximizes the overall applicability of the data obtained. Although this may at first seem to violate the maxim of simplicity, experience has shown that a set mufti-mode pattern is operationally practical and yields significant scientific advantage.

4.3.3.3 Aircraft Missions

Approximately fourteen (14) coordinated multi-aircraft missions will be flown during the 25 days of FIRE Cirrus IFO-II. [A mission may involve more than one flight of a given aircraft.] Several additional missions will be flown by the NCAR Sabreliner and King Air prior to the aircraft deployment to Kansas. Other single-aircraft missions may be conducted on a noninterference basis at the discretion of the Aircraft Principal Investigator. Non-interference means not only that such a mission will not be conducted during a coordinated mission but that it will not impact the operational capabilities for conducting a coordinated mission, e.g., on the same or following day. One of three basic multi-aircraft mission plans will be executed on most aircraft experiment days. These coordinated missions are designed to satisfy the sampling and data requirements for achieving most of the scientific objectives of FIRE Phase II (section 3). Special missions focused on specific objectives requiring unique sampling strategies or conditions will also be performed.

An estimate of the number of planned aircraft missions is given in table 12.

Pattern l

Pattern 1 flights will consist of step-ups and step-downs with the NCAR King Air and Sabreliner in cirrus and altocumulus, in a direction along and against the prevailing wind. Depending on the available (planned) fuel time for the aircraft mission, arriving (departing) aircraft can perform step-down (step-up) patterns over the Hub site to calibrate the remote sensing instruments, such as the Raman lidar and surface radiometers.

Table 12 - Summary of planned aircraft mission allocations for the FIRE Cirrus IFO-II. More than one fight (SL, KA) may be involved in a given mission.

Pattern 2

Pattern 2 is essentially a Eulerian mission (figures 5 and 6). It is the mission that will be executed for the three large-scale case studies (intensive rawinsonde launches, section 3.3.4). The primary objectives of this mission are to characterize the time-dependent cloud and radiative fields, cirrus cloud radiative and physical properties, and upper tropospheric water vapor and cloud water budgets within a fixed mesoscale region. The coordination of aircraft flight patterns and surface-based remote sensing observations are maximized in this mission. Obtaining coincident satellite observations, especially by NOAA polar orbiting satellites, is a high priority in planning and executing this mission. Thus, besides supporting studies of cirrus cloud development (science objectives 1 and 2), this mission will also provide data well-suited for satellite and surface-based remote sensing studies (4, 6) and for quantifying the radiative impact of the clouds on the TOA, atmosphere and surface radiation budgets (5). The data will be useful, but not optimal, for characterizing relationships between cirrus cloud optical and physical properties (3).

In Pattern 2, the ER-2 will fly coordinated cross-wind racetracks (150 km in length) with one leg passing over the Hub site (midpoint). The Sabreliner and King Air will fly coordinated along-the-wind flight patterns over the Hub site, while the Citation will operate in coordination with the remote sensing aircraft and R2 remote sensing site. The Sabreliner will begin with a 50 km racetrack just above cloud top followed by a step-down pattern (50 km legs at 2000' intervals) to below the operating ceiling of the King Air (or cloud base). This pattern is then repeated. The King Air will begin with a Lagrangian spiral (initiated over or upwind of the Hub site) from its operating ceiling (or cloud top) to cloud base followed by a 30-km racetrack just below cloud base. A step-up pattern (20 km legs at 2000' intervals) to operating ceiling (or cloud top) will then executed. This pattern is repeated one or more times. At the conclusion of the mission, an Eulerian spiral is performed over the Hub site. This King Air flight pattern was successfully executed in IFO-I and is illustrated in figure 7. The Citation will perform 50-km along-the-wind step-up/step-down profiles between cloud base and cloud top on a parallel heading. The flight track will intersect the flight track of the remote sensing aircraft and extend toward or over the R2 remote sensing site.

There is a potential conflict in that the Sabreliner and King Air are operating in close proximity. It is anticipated that such conflicts can be readily resolved in a safe manner. In a situation of two or more distinct cloud layers, the operating altitude ranges will not overlap, i.e., the King Air will work the longer cirrus layer and the Sabreliner will work the upper cloud layer(s). In this situation, which will likely occur during some missions, an additional racetrack pattern must be flown at cloud top (King Air) and cloud base (Sabreliner) of the respective cloud layers. The Citation will work both cloud layers. Furthermore, a capability for some adjustment of aircraft flight levers based on concurrent surface-based observations (lidar and radar) may be desirable.

Pattern 3

Pattern 3 is primarily a Lagrangian mission. The primary objectives for this mission are to characterize the radiative budgets and broadband radiative properties of individual cirrus clouds in relationship to the horizontal and vertical structure of the cloud (science objective 2), to characterize the microphysical development of the cloud (2). Thus, this mission is focused on some of the more problematic aspects of understanding cirrus cloud development in support of cloud-scale modeling studies and parameterization development (1). The data will be directly applicable for satellite-based studies (4) and for characterizing the radiative impacts of cirrus (5). Coordination with the surface sites is highly desirable but will be necessarily somewhat limited in the case of the in situ platforms. Nonetheless, the data will provide useful information for improving the utilization of surface-based remote sensing observations for quantitative

quantitative studies of cirrus clouds (6).

In Pattern 3, the ER-2 will operate in the same manner as in a Pattern 2, i.e., cross-wind racetracks over the Hub site. The in situ aircraft will conduct along-the-wind Lagrangian flight patterns (drifting with the wind) on specific advecting cloud targets.

FIRE Cirrus IFO-II

Typical NCAR King Air Flight Pattern

Eulerian Mission  (Pattern 2)

Figure 7 - Schematic of FIRE Cirrus IFO-II Eulerian Mission, Pattern 2 (altitude vs time) for NCAR King Air (in situ). The entire pattern is flown over the Hub site. Time permitting, the A-B sequence is repeated.

The Sabreliner will fly 70 to 100-km racetracks just above cloud top, and at 2000' and 4000' below cloud top. The King Air will fly a Lagrangian spiral from its operating ceiling (or cloud top) to cloud base followed by 70 to 100-km racetracks just below cloud base and at 2000' and 4000' above cloud base. These patterns should cross the flight track of the remote sensing aircraft and overfly one of the remote sensing sites during portions of the mission. Ideally, the Lagrangian spiral would be performed over the Hub site. In this mission, the Sabreliner and King Air may work on the same cloud target or in an independent fashion on separate targets. The Citation will perform along-the-wind Lagrangian step-down/step-up microphysical profiling below the Sabreliner (to cloud base) or above the King Air (to cloud top) when they are working separate targets or over the Hub or R2 remote sensing sites (cloud top to cloud base) when they are working the same target.

Pattern 4

Pattern 4 is strongly focused on two important objectives. It provides observations essential for quantifying the capabilities and limitations of satellite-based cirrus cloud retrievals (science objective 4) and for characterizing relationships between cirrus cloud optical and physical properties (3). At least three such missions are planned. Two will be conducted over the Gulf of Mexico providing a uniform and weakly reflecting background to simplify analysis of the radiative observations. The missions will be performed during overpass of Landsat and/or one of the NOAA polar orbiting satellites. Two aircraft will be deployed for these missions, the ER-2 and one in situ platform. The Sabreliner is best suited in terms of instrumentation, specifically the small ice particle probe, ice crystal collector (crystal habit), and scanning multispectral radiometer. The Citation might be better suited in terms of range and altitude capability but the potential lack of the small ice particle probe is very limiting. The ER-2 will fly racetrack patterns perpendicular to the solar plane. The in situ platform will fly a 50-km step-down/step-up vertical profiling pattern. Although a flight track directly under and along the ER2 flight track has strong conceptual appeal, a number of factors make this choice suspect. Absolute coincidence is difficult to achieve because of uncertainty in navigation and differences in aircraft flight speeds. Also, when the flight track is across-the-wind (as will probably be the case), the presence of even moderate vertical wind shear greatly complicates the analysis in that it is difficult to establish whether data taken at one lever is representative of conditions when another lever is being sampled, especially if the clouds are deep and horizontally inhomogeneous as is often the case for cirrus. Thus, an along-the-wind, Lagrangian crossing pattern is more suitable with respect to providing coincident measurements of a target region within the view of the cross-track scanning ER-2 instruments. The location of the aircraft patterns will be over one or more buoys located at 25.9N and 85.9W, 89.7W, and 93.6W. Since the Sabreliner will have to refuel in order to perform the Gulf of Mexico mission, the Sabreliner may plan to conduct two such missions in successive days. This will require the Sabreliner to remain overnight at San Antonio.

The third satellite remote sensing mission will be a nighttime mission involving both remote sensing aircraft and one or more of the in situ platforms. It will be conducted in conjunction with the nighttime overpass of the NOAA polar orbiter (~0230 LST). The purpose is to provide a severe test case for satellite cirrus cloud retrieval techniques in which the surface and atmospheric boundary layer present a cold background (nocturnal cooling). This situation is significantly more challenging than simply considering only infrared channels during the day when the background contrast is much higher. Since it is at night, the sampling patterns will be oriented with respect to the wind at cirrus level and the mission will be conducted the same as a Pattern 3 mission. If feasible, more than one such mission may be flown.

Special Missions

Three special missions are planned.

(a)	The first special mission is to support SPECTRE. Due to its radiometric

instrumentation (especially the HIS), the ER-2 is required. One of the in situ

platforms is also desired. The Sabreliner is best suited for this mission given its

higher operating ceiling and, thus, the capability to observe upper tropospheric

moisture content as well as radiative fluxes and radiance fields. The mission

would be conducted in essentially the same manner as a Pattern 2 (but with

smaller racetracks or spirals) with the in situ aircraft profiling the upper

troposphere just downwind of the Hub site (Eulerian along-the-wind racetracks)

and the ER-2 flying crosswind racetracks just downwind of the Hub site. At least

one such mission will be flown, probably at night during either clear sky or

cloudy conditions.

(b)	The second special mission is designed to investigate potential improvements in

our ability to utilize data from the 6.7 gm water vapor channel on the GOES and

the three water vapor HIRS-2 channels on the operational polar orbiter for

quantitatively characterizing upper tropospheric water vapor fields. Imagery from

the GOES 6.7 ~m channel has long proven very useful to forecasters but has

proven very difficult to quantify and incorporate into operational or research

models. In essence, the detected radiances depend on the temperature of the

upper 2 mm of precipitable water vapor (McGuirk et al., 1987; Blackwell et al.,

1988). Thus, the signal does not depend on moisture alone. In addition, clouds

also affect the detected radiances. Similar problems have precluded use of HIRS

water vapor measurements in operational forecast models due to the resulting

uncertainties. The absence of any accurate independent observations of upper

tropospheric water vapor has precluded attempts to unravel the different effects.

The new capability for making accurate in situ water vapor measurements in the upper troposphere (airborne cryogenic frost point hygrometer) and, potentially, upper tropospheric water vapor measurements from the surface (Raman lidar) provides, for the first time, a means to investigate the applicability of satellite observations for quantitatively characterizing the three dimensional structure of upper tropospheric water vapor.

The Sabreliner is best suited for this mission. The flight pattern will consist of 300-km legs flown at three levers (Lagrangian step-down/step-up) either up or clown the anticipated gradient of water vapor under generally clear conditions. The wind drift should be taken as the mean 400 mb lever wind. The nominal altitude of the legs will be at 17,000', 23,000', and 30,000'. The flight tracks should extend over the surface Raman lidar (Hub site) and the mission should coincide with release of rawinsondes at NWS and the special CLASS stations (section 4.3.4) and GOES observations (half-hourly) using the 6.7 gm charnel (section 4.3.1). Coincidence with an overpass of the NOAA polar orbiting satellite is essential. Maximizing the utility of the Raman lidar data would require a nighttime mission, e.g., 0230 NOAA overpass. The potential value of the mission to the objectives of FIRE (section 3.2) and more generally to the issues of observation and prediction of upper tropospheric cloudiness and climate change dictate that at least two such missions be flown. One could be conducted in conjunction with the SPECTRE mission described above.

(c)	The third special mission is to intercalibrate the ER-2, Sabreliner, and satellite

solar reflectance channels. The ER-2 MAS radiometer will be used as a transfer

standard for the relative calibration of satellite and aircraft spectral radiometers.

This requires coordinated ER-2/Sabreliner intercalibration flights for nadir view

above clouds, and for coordinated ER-2/satellite intercalibration flights where the

ER-2 flight track is chosen to provide scanning MAS imager data at the same

time, same location, same viewing zenith angle, and same viewing azimuth angle

as the satellite at the time of the satellite overpass. Satellite overpass predictions

and control of the ER-2 flight track during overpass (plus or minus 5 minutes)

should allow matching view angles within about 2-5•.

This calibration strategy requires coordination of satellite/aircraft and aircraft/aircraft flights during the IFO. The ER-2/Sabreliner and ER-2/satellite cases can be obtained as part of other flight missions. The ER-2/satellite intercalibration only requires about 10 minutes of ER-2 time during the satellite overpass. Intercalibration data taken over optically thick cloud targets is preferred in order to maximize reflected signal, to minimize the effect of a strong spectral variation of reflectance for land surfaces, and to minimize anisotropy of reflected radiation. Intercalibration is also preferred for satellite viewing zenith angles within l5( of nadir, but up to 30• is acceptable. Two of every nine days will meet the 15• viewing zenith criterion, while 4 of every nine days will meet the 30• criterion. Spatial location of satellite and aircraft pixels will be obtained by maximizing the spatial correlation of the satellite and ER-2 MAS radiance images, thereby achieving relative navigation accuracies of approximately 1 pixel in the radiometer image with the largest field of view (usually the satellite image, except for Landsat). Information required to register the images is cloud height from the ER-2 lidar (a single lever cloud case is highly desirable but not essential) and horizontal vector winds at the cloud lever. An example of this navigation procedure as used in the first FIRE field experiment can be found in Wielicki et al., 1990. Once the two images are navigated to a common geometry, intercalibration is performed using a strip of the ER-2 radiometer data along the aircraft track (approximately plus or minus 3 minutes of the overpass, resulting in 200 m/sec x 360 sec = 72 km of data) at an aircraft viewing zenith angle and azimuth angle which matches the satellite data. A schematic is given in figure 8. The 3-minute time limitation will minimize cloud advection errors. Nominal cloud motion will be accounted for using aircraft or wind profiler data. At 20 m/sec, the cloud will move 3.6 km in 3 minutes. A window of aircraft ER-2 data 5 minutes before and after the nominal satellite overpass is required to allow for uncertainty in the overpass time of about 1 minute.

Satellite/ER-2 intercalibrations are desired once near the beginning of the experiment and once near the end of the experiment for each satellite, to verify stability of the radiometers and the calibration method. This would require a total of 7*2*20 = 280 minutes or about 4 1/2 hours of ER-2 flight time over the entire experiment. Since the polar orbiting satellite "round tracks are approximately north/south, the desired aircraft flight tracks will also be approximately north/south, so that the intercalibration portion of each ER-2 flight should also be reasonably close to a track perpendicular to a wind direction, as required for other experiment objectives. If the GOES-7 satellite is positioned at 98• West longitude, then an east/west flight track (scan plane north/south) will give alignment with the GOES viewing azimuth angle.

A summary of the aircraft and satellite spectral solar radiometers is given in table 11. Final solar reflectance bands for the MAS spectrometer will be selected to optimize intercalibration of the current satellite and aircraft sensors as well as to preview capabilities of the future EOS MODIS-N instrument. Suggested

Table 11 - Summary of spectral channels for the ER-2 and satellite instruments.

Note 1: All channels spectral bandpasses specified as 1/2 power spectral response.

Note 2:	Nominal overpass times are given as equator crossing time. Actual local time will vary within 1 hour of the nominal time. Predictions of actual overpass time on each experiment day will be made available approximately 24 weeks before the experiment.

bandpasses for the remaining four MAS channels are given in table 11, along with spectral bandpasses of satellite radiometers.

4.3.4 Rawinsonde Observations

Acquisition of rawinsonde and other surface-based remote sounding data will be increased substantially for FIRE Cirrus IFO-II in comparison to IFO-I. These data are absolutely crucial to the success of efforts to model cirrus cloud development on the large scale (science objective 1, section 3) and to characterize cirrus cloud development at smaller scales using detailed cloud models and analysis (1 and 2). The data will be used to define atmospheric conditions on scales ranging from the synoptic scale to the scale of individual mesoscale cloud features. Moreover, accurate knowledge of atmospheric temperature structure is essential for analysis and modeling of infrared radiative transfer in cirrus clouds (3, 4 and 6), for inferring cirrus cloud properties from satellite observations (4), for assessing the effects of cirrus clouds on the surface and TOA radiation budgets (5), for analysis and modeling of atmospheric radiative transfer (5), and for analysis of surface-based remote sensing observations of cirrus clouds (6).

Enhancements to routine NWS rawinsonde operations are required over a large area encompassing the most of the continental United States (figure 9), excluding only the eastern region, in support of the large-scale modeling efforts. Three intensive case studies are planned at this scale. Each case will be 36 hours in duration. The data will be used directly for model initialization and verification and as input to model-based FDDA analysis studies, and indirectly for deriving cloud fields from satellite observations over a wide area (model verification). For these cases, 6-hourly data are required over the large area (Type A and Type B stations; table 13 and appendix H) while 3-hourly soundings are required over a smaller region (Type A stations only) encompassing the south-central U.S. during the lest 12 hours (i.e., 6-hourly for the first 24 hours). Participation of additional stations (13 more Type B stations) along the northern tier of the U. S. (8) and in northern Mexico (5) is highly desirable (figure 9). Understanding the development of cirrus clouds and associated dynamic and thermodynamic structure requires enhanced temporal coverage over a large area given the wind speeds prevalent at cirrus altitude (sub-tropical jet stream), especially for considering the nature and characteristics of mesoscale dynamic disturbances at cirrus altitude (e.g., Starr and Wylie, 1990; Stevens and Ciesielski, 1988). In addition, the lack of moisture information at levers above the -40•C isotherm may be compensated by additional temporal coverage in a FDDA analysis.

NWS rawinsonde stations (Type A stations) will also operate in an enhanced mode (a supplemental mid-day sounding at 1800 UTC) over the south-central U.S. (figure 9) on most other operational days (aircraft operations) during the experiment (a total of 10 days). These data will be used to characterize cirrus cloud development and to analyze cirrus cloud conditions over the region.

FIRE will also field five CLASS-type rawinsonde stations (table 14). Four of these systems will be deployed in an arrangement designed to facilitate combination with NWS and FIRE wind profiler data to en able a complete analysis of the dynamic and thermodynamic development over triangular areas defined by three NWS wind profiler stations (figure 3). These data support the application of small-scale cloud models used to develop cirrus parameterizations for large-scale models. The CLASS-type systems make measurements of atmospheric water vapor content to a higher lever than standard NWS sondes. Although the upper limit is not well established, the observations are useful to at least the -50•C lever (Starr and Wylie, 1990), which is more than 1 km higher than for NWS sondes (to -4(C). This is often sufficient to include the longer portion of cirrus clouds. The rawinsonde observations will also directly support analysis and modeling of radiative processes and remote sensing observations (satellite, airborne and ground-based). These studies are highly focused in the area of the remote sounding sites where the CLASS sites will be located. These four stations follow the same launch schedules as the Type A.

Table 13. 	Modes of operation of NWS rawinsonde stations in support of Cirrus IFO-II. A11 times are UTC. (See figure 9).

NWS rawinsonde stations. However, the station at the Hub site will also provide on demand support for remote sensing activities at the request of the mission or lead scientist (noninterference basis).

A fifth CLASS-type rawinsonde station will also be located at the Hub site to support the SRB activities. This station will provide routing soundings on all days during overpasses (ascending and descending orbits) of the two operational NOAA polar orbiting satellites (4 soundings per day).

4.4 Operational Forecasting

A capability to adequately forecast cloud and weather conditions for operational planning and daily operations is absolutely essential. Two operational decisions involve appreciable lead times and are particularly forecast sensitive. The NASA ER-2, that will base in San Antonio, requires a two-hour lead time to prepare the pilot. This and the transit time from San Antonio to the FIRE operations area result in a need to schedule take-off more than four hours in advance. Once

Table 14 - Modes of operation of CLASS-type rawinsonde stations in support of FIRE Phase II Cirrus Intensive Field Observations. All times are UTC. There will be two (2) stations located at the Hub site. One will perform the routine launches while the other will conduct the enhanced, intensive, and special launches. There will be three (3) additional CLASS-type stations conducting enhanced and intensive soundings (see figure 1).

prepared, take-off can be delayed but delays cannot be excessive. Thus, final decisions to commit the ER-2 to flight require a firm 4 to 10-hour forecast. There are also requirements with respect to surface weather conditions expected for landing (a forecast for excessive winds will cause a mission to be scrubbed). The expectation of more favorable surface wind conditions was a prime reason for basing the ER-2 in San Antonio rather than Kansas. This latter forecast-decision will be the responsibility of flight support personnel in San Antonio and not FIRE.

The second forecast-sensitive decision is activating the large-scale NWS rawinsonde network for intensive operations (section 4.3.4) in support of each of three planned large-scale experiment events. A commitment to launch the supplemental 1800 UTC midday sondes (43 stations) would be required by about 1200 UTC that morning. A commitment for the late-night 0600 UTC launch would be needed by early afternoon (~1800 UTC). A commitment for full intensive mode launches (3-hourly from 1200 UTC to 0000 UTC at 15 stations and a supplemental 1800 UTC launch at 28 stations) would be required before 0000 UTC. Obviously, operations could be cancelled in mid-event if conditions do not proceed as forecast. However, this is highly undesirable as limited resources would be depleted. Thus, a good 36-hour forecast of expected conditions, particularly cirrus cloudiness and surface weather, is crucial. Experience from IFO-I shows that this is a very challenging, but achievable, requirement. A conservative forecasting approach and selection of a large-scale target system, such as extended cirrus associated with the subtropical jet stream, are prudent given that there are 25 experiment days in which to execute these three experiments.

Lastly, forecasting support is also necessary for daily operations. A good 12 to 24-hour forecast is needed each evening to plan operations for the next day. This is also important for scheduling maintenance and calibration activities and ensuring high performance of project personnel over the entire experiment given the limited personnel (some clown days will be required). A longer range outlook is also essential, since conduct of a mission may impact the ability to conduct another mission of the following day (some missions over the Gulf of Mexico and at least one night mission are planned). Except for the ER-2 (see above), the research aircraft are generally quite flexible. Operations may be delayed until conditions improve with little real consequence. Thus, a firm 0 to 12-hour forecast at 1200 UTC will generally be adequate. This will also be satisfactory for committing to enhanced NWS rawinsonde launches (a supplemental 1800 UTC sonde at 15 stations on ~10 days).

FIRE will be responsible for providing forecasting support. The following information will be available at the forecast room in the operations center:

•	NWS rawinsonde observations,

•	NMC analysis products (weather maps),

•	NMC forecast-model output data base (including all upper tropospheric levers),

and

•	GOES imagery (full resolution visible, infrared and water vapor channels).

The satellite imagery must be available in video time-sequence format and all information must be current. A dedicated priority link to the Man-Interactive Data Acquisition System (McIDAS) at the University of Wisconsin - Madison will provide near-real-time access to this information in a highly usable format.

The field observations also provide an important source of information for short-term forecasting as is often required just prior to a mission. Near-real-time access to the following data is highly desirable:

•	lidar observations (especially the scanning VIL lidar),

•	rawinsonde soundings (GLASS),

•	Raman lidar observations of mid- and upper tropospheric water vapor, and

•	wind profiler observations.

A capability to electronically access and display this information would be ideal. A hardcopy capability is also desirable. Some means to transmit information, especially satellite and lidar images to aircrews prior to take-off and also during flight, would enhance operations. In addition, since observations from the remote-sensing sites are essential for the pre-mission briefing and final planning decisions, this will require that selected investigators have sufficient personnel to operate their instruments in the early morning (prior to aircraft operations) while the principal investigators are involved in mission planning. Good communications, including data transmittal and display, between the Hub and VIL sites and the 'briefing center' would also be essential.

5.0 OPERATIONS

5.1 Functional Organization

The functional organization for implementing the Cirrus IFO-II is shown in figure 10. Names, addresses, and phone numbers of the incumbents are provided in appendix C. A brief description of incumbent responsibilities follows:

Program Manager - Responsible for overall program guidance, review, and selection of projects and project elements, and funding.

Project Manager - Responsible for the overall management, coordination, and reporting of the project activities.

Agency Representatives - Responsible for assisting the Project Manager in selection of projects, project elements, and agency funding and support.

Cirrus Working Group - Responsible for defining the goals of the Cirrus IFO-II and monitoring the progress of individual and collective research.

Lead Mission Scientist - Dr. David Starr has been appointed as the Lead Mission Scientist for the Cirrus IFO-II. The Lead Mission Scientist will be the scientific spokesperson for the Cirrus field experiment. He will coordinate the planning and implementation for the science objectives, conduct planning and debriefing sessions, and be the chief representative of and arbitrator for the participants in the field experiment.

Mission Selection Team - The Mission Selection Team (MST) will be comprised of participating FST scientists, platform and instrument representatives, and FIRE project personnel; it will be chaired by the Lead Mission Scientist. The MST will accept the following responsibilities:

i.		solicit and represent ideas of other FIRE scientists in operations, decisions, and

scheduling.

ii.	review on a daily basis the candidate missions and plan the detailed operations

and scheduling of all FIRE platforms for the following day, including a prime

mission plan and an alternate mission plan.

iii.	select on a daily basis a Mission Scientist (MS) and a Deputy Mission Scientist

(DMS) to plan and carry out operations selected by the MST.

iv.	assemble forecast information for use in daily operations planning. *

v.	prepare a post mission summary of each day's operations including an evaluation

of the success of the operations. This daily summary will be made available to

the FIRE Project Office and become a part of the FIRE data archive.

vi.	maintain up-to-date experiment accomplishment records for use in daily

operations planning. *

vii.	maintain current statue reports on all data gathering components throughout the experiment. *

* assisted by the FIRE Project Office.

All deliberations of the MST will be open, and in the absence of a clear concerns among its members, the chairman will assume responsibility for making operations decisions.

On issues concerning specific platforms such as aircraft or special rawinsonde accents, an appropriate spokesperson from the contributing organization will be given the opportunity to participate on the MST.

Mission Scientist - A Mission Scientist (MS) will be identified on a daily basis by the MST at the same time the following day's mission is selected. A Mission Scientist must have an overall grasp of the scientific objectives of FIRE as well as an appreciation of operational constraints of the various platforms and personnel. A Deputy Mission Scientist (DMS) will also be selected by the MST to assist the MS in all phases of the mission, including monitoring the progression of the meteorology situation throughout the day. The MS will be in charge of the detailed planning of the following day's operations and the execution of that plan. He will be responsible for making any real time decisions required during the execution of the plan. He will prepare a post mission summary of each day's operations including an evaluation of the success of the operations. This daily summary will be made available to the FIRE Project Office and the MST and become a part of the FIRE data archive.

The Mission Scientist will be selected from a pool of lay FST researchers according to the scientific objectives to be addressed in the upcoming mission and the scientific background of the individual. Ideally, the Mission Scientist would be the previous

mission's DMS so as to provide continuity between missions and familiarity with on-going meteorology conditions and forecasts.

A single operations center will be established and normally manned each day. The MS will be the central point of contact and coordination between the principal investigators (PIs) and project operations personnel.

The responsibilities and functions of the MS are:

i.	Establish, post, and maintain a daily operations schedule; *

ii .	 Establish an active duty roster for operations and PI personnel; *

iii.	Maintain a daily log on mission statue and activities; *

iv.	Work with the Aircraft Coordinators to allow proper scheduling of crews for  flight operations and aircraft access;

v.	Work with the Field Site Coordinators to allow proper scheduling of surface

observations; and

vi.	Prepare and post a daily post-mission summary. *

* assisted by the FIRE Project Office

Mission Meteorologist - The Mission Meteorologist will be responsible for meteorological forecasting and assisting in planning for aircraft flight missions. He is also responsible for the collection, distribution, and archiving of meteorological data products required to support the science investigators and mission operations.

Operations Manager - The Operations Manager will have overall responsibility for organizing, scheduling, and coordinating the support of the field operations. He is responsible for the preparation of mission plans and determining special support requirements and operational procedures. He is also responsible for coordinating the logistical requirements of measurement platforms and instruments for resources, testing, and integration for all field measurements. Lastly, he is responsible for the setup, manning, and daily operation of the operations center, including the maintaining of the mission resources, statue, and activity log.

Platform/Instrument Representative - To ensure proper exchange of information on schedules, meetings, and instrument statue, each PI is responsible for designating a single person each day as the spokesperson for his experiment. The designated person will be the contact point for the MS. This person will attend scheduled meetings, provide status on his experiment,  participate in flight planning, and will be responsible for informing his co-workers of schedule changes.

Aircraft Coordinators - The Aircraft Coordinators will be responsible for the in-flight coordination between the science investigators and the flight crew and the overall integration, testing, and operation of experiments aboard their respective aircraft, including "round support operations.

Field Site Coordinators - The Field Site Coordinators will have primary responsibility for coordinating complementary "round measurement activities and overall integration, testing, and operation of experiments of their respective sites.

Data Manager - The Data Manager will be responsible for coordinating the types, scope, and quantity of data collected during the field experiment and its archiving.

Satellite Coordinator - The Satellite Coordinator will be responsible for providing information on the periods and locations of satellite observation within the Cirrus IFO-II area. He is responsible for determining that the appropriate satellite observations are being collected, archived, and made available to the Cirrus Working Group.

Project Coordinator - The project coordinator will provide administrative and logistical support to the FIRE Project Office, including reimbursement support in the planning, coordinating, and conducting of the Cirrus IFO-II mission.

5.2 Aircraft Integration and Unloading Sites

5.2. 1 ER-2

Instrument integration and unloading of the ER-2 will occur at NASA Ames Research Center, Moffett Field, California.

5.2.2 King Air and Sabreliner

Instrument integration and unloading of the King Air and Sabreliner will occur at NCAR, Boulder, CO. In addition, several check out and research calibration flights will be performed before the aircraft deploy to Coffeyville, Kansas.

5.2.3 Citation

Instrument integration and unloading of the Citation will occur at the University of North Dakota.

5.3 Logistics

5.3.1 Pre-Mission Site Inspection

Approximately six months and two weeks prior to the stars of the Cirrus IFO-II, an

advance party consisting of FIRE Project and ST Systems Corporation (STX) employees will arrive in Kansas to prepare for arrival of the main group. The advance party will perform the following functions:

i.	Establish suitable accommodations and have available on schedule;

ii.	Establish Operations/Forecast Center location.

iii.	Establish Aircraft Base location.

iv.	Check statue of advance equipment and supply shipments;

v.	Ensure availability of supplies to be obtained in Kansas;

vi.	Set up support system (e.g., communications, meteorological) if required;

vii.	Ensure availability of support lab space;

viii.	Ensure transportation available on schedule;

ix.	Ensure aircraft support on schedule; and

x.	Receive additional equipment shipments.

5.3.2 Equipment Shipment

Arrangements and maintaining budget for the shipment of mission related equipment and supplies to and from Kansas is the responsibility of each principal investigator. To allow for delays, clearances, and "red tape", shipments should be scheduled to arrive in Kansas no later than November 6, 1991, if possible.

5.3.3 Personnel Deployment

Arrangements and maintaining budget for the deployment of personnel to and from the field sites in Kansas are the responsibility of each principal investigator. In general, personnel associated with ground-based measurements should begin set-up of equipment 7 days prior to the first scheduled aircraft mission.

5.3.4 Accommodations

Lodging at Coffeyville, Kansas, will be at either the Apple Tree Inn, 900 East 11th Street, Coffeyville, Kansas (316-251-0002), or the Best Western Fountain Plaza Inn, 104 West 11th Street, Coffeyville, Kansas (316-251-2250), as coordinated by STX. See appendix E for additional relevant information.

5.4 Location of Instruments, Aircraft, and Mission Operations at Coffeyville Airport

The location of the instruments, aircraft, and Mission Operations at the Coffeyville Airport are shown in figure 11 and table 15.

5.5 Communications and Data Transmission

The FIRE Project Office will establish (as permitted by the FCC) a communications network to provide clear voice and data transmission channels between the Operations Center and the various components of the expedition. This network will permit real-time coordination and data display during the field operations. The following information lists the telephone, radio, satellite, and Internet links:

Radiolinks:

i.	NCAR King Air - NCAR Sabreliner - UND Citation - NASA ER - 2

ii.	Operations Center (Hub) - NCAR King Air - NCAR Sabreliner - UND Citation - NASA ER - 2 (if possible)

iii.	VIL (Rla) (?) - NCAR King Air - NCAR Sabreliner - UND Citation

iv.	ER-2 - Airbase (San Antonio, Texas)

Table 15 - Location of instruments, aircraft, and Mission Operations

v.	R2 (?) - NCAR King Air - NCAR Sabreliner - UND Citation

i, ii, and iv are absolutely essential

Phone Links:

i.	Operations Center - R2 (Parsons)

ii.	Operations Center- Rla (TBD)

iii.	Operations Center - R3 (TBD) ?

iv.	Operations Center - ER-2 Airbase (San Antonio, Texas)

v.	Operations Center- CLASS Rawinsonde Sites (TBD)

vi.	Operations Center- NWS Sites

vii.	Operations Center - Agencies responsible for operations of various satellites, especially GOES.

viii.	Operations Center - FAA authorities in Kansas City for flight plan approval.

ix.	Operations Center - T1 internet line for data transfer

x.	Operations Center - HSRL lidar for display of real time lidar data

xi.	Operations Center - NSI for monitoring of T1 line

A voice phone link with guaranteed access must be in place in each of the above cases. Special attention will probably be required to assure this is true for link (vi and vii). Links (i), (iv), (v), (ix), (x), (xi), and (xii) will also serve for data transmission.

Satellite Links

i.	Operations Center - reception of direct GOES digital data by Digital Weather Imaging Processing Systems (DWIPS)

ii.	Operations Center - reception of direct AVHRR digital data by Naval Postgraduate

School's satellite acquisition system.

Table 16 and figure 12 show the communications network. Table 17 gives the type of equipment, frequencies, transmitted power, and functions for the radio communications.

Table 17 - Radio communications network.

Location	Radio Frequency, 	Transmitted	Function

MHz	Power, watts

Operations Center	FM	165.6625	3		voice link to aircraft

NASA ER-2	VHF	118-135.95	10	voice link to aircraft

UHF	225.000-399.975	25	voice link to San Antonio

NCAR Sabreliner	VHF	118 - 135.95 	10	voice link to Operations

FM	165.6625	3	Center, VIL (Rla), R2, and 					aircraft

NCAR King Air	VHF	118 - 135.95	10	voice link to Operations

FM	165.6625	3	Center, VIL (RI a), R2, and

aircraft

UND Citation	VHF	118-135.95	10	voice link to Operations

FM	165.6625	3	Center, VIL (RI a), R2, and

aircraft

San Antonio	TBD	TBD		TBD	voice link to ER-2

VIL (RI a)	TBD	TBD		TBD	listen link to Center/aircraft

R2	TBD	TBD	TBD	listen link to Center/aircraft

Protocol and schedules will be established as required to meet expedition operational needs.  In general, on flight days all radios will be tested and manned throughout the flight period.  A person or persons will be designated as the responsible party for communication on each radio.  On non-flight days the Operations Center's radios will be manned on request.

5.6	Electronic Interference

Another concern is the potential for electronic interference among various active and passive sensing systems, including those borne on aircraft, balloons, and communication equipment.  In particular, potential interference problems between wind profilers and rawinsonde systems operating near 400 MHz and between wind profilers and aircraft operations need to be understood and resolved, if possible.  Efforts will be initiated to investigate this issue and to recommend possible solutions which may include altering the location of specific problem systems. In this vein, the location and operation of the RASS system will minimize the potential negative impacts of acoustic pulses (noise) on project personnel.

5.7 Briefing, Planning, and Coordination Meetings

5.7.1 Mission Selection Team Meeting

Nominally, daily meetings will be held by the MST to prepare candidate missions for the following day's operations. Prime and alternate experiment plans are to be developed based on scientific need, success (or failure) of previous experiments, weather forecast conditions, platform/instrument statue, and remaining resources. The meetings will be held between 15001800 (non-flight day) and around 1700 (30 minutes after aircraft land on flight days). See section 7.3 for the daily schedules.

The following persons or their designated alternate are expected to attend:

i.	Participating FST Members;

ii.	Mission Meteorologist;

iii.	Aircraft Coordinators;

iv.	Field Site Coordinators;

v.	Experiment Representatives;

vi.	Operations Manager;

vii.	Other project support personnel.

5.7.2 Weather Briefing

A weather briefing will be scheduled for each day during the Mission Selection Team meeting. A single morning briefing will be held on each flight day. The briefings will be presented

5.7.3 Preflight Status Briefing

A meeting will be held at least two (2) hours before each flight experiment to review the latest weather information, review the flight plans, instrument statue, and make a go/no-go decision. This meeting will not be used to attempt major alteration to the prime flight plan. If the prime flight plan cannot be used and the alternate is not suitable, then the mission will be cancelled. The following should be in attendance:

i. Mission Meteorologist;

ii. Aircraft Coordinators;

iii. Operations Manager;

iv. Mission Scientist and/or Associate Mission Scientist.

5.7.4 Mission Debriefing

After each flight a debriefing will be held to review all aspects of the mission from weather conditions to instrument performance. The following persons are expected to attend:

i.	Operations Manager;

ii.	Aircraft Coordinators;

iii.	Field Site Coordinators;

iv.	Mission Scientist;

v.	Alternate Mission Scientist;

vi.	Experiment Representatives.

5.7.5 Data Intercomparison Meetings

During the field mission, experimenters are encouraged to informally discuss their results with each other and exchange ideas. Meetings may be called intermittently for the intercomparison of data, to ensure the proper dissemination of supporting information among the participants, and to encourage current and future collaboration.

5.7.6 Nominal Schedule for Non-Flight Day

Table 18 lists the schedule for days during which there is no aircraft flights scheduled

Table 18 - Schedule for non-flight days

Event Time              Local Time    Event

1500 - 1700	Planning Session

Weather briefing

Develop prime and backup mission plans

1700	Inform surface sites, NWS

5.7.7	Nominal Schedule for Flight Day

Table 19 lists the schedule of events for experiment flight days.

5.8	Work Schedules

The number of hours per day and days per week worked by members of various instrumentation teams is the responsibility of the Pls.  The work schedules of government technicians, government contract personnel, and pilots are subject to specific regulations.  The number of aircraft crew members authorized to operate aircraft systems will limit access to the aircraft to a maximum of 16 hours per day.  We intend to operate 7 days per week throughout the Cirrus IFO-11 Mission with an average work day of 8-10 hours.

5.9	Aircraft Access

On non-flight and flight days the aircraft will normally be open and power available at 0700, or at least 3 hours before take-off, and will be secured at 1800.  Access to aircraft outside of these times must be coordinated through the Aircraft Coordinator and requests should be made at least 4 hours in advance.

Only designated aircraft crew members will open the aircraft, apply power, and operate the power distribution panel controls.  Experimental apparatus under power will not be left unattended.  Under no circumstances will aircraft be left open and unattended.

Table 19 - Schedule for flight days (assume 1430 Local Time Polar Orbiter overflight).

Event Time	Local Time		Event

T - 3	0800 - 0900	Weather Briefing

Surface site input

Experiment status

1200Z soundings

Go/No Go decision

T - 2	0900-0930	File flight plans

Inform surface sites

Brief flight crews

Go/Delay

T - I	1000		Weather update

Call surface sites, etc. if delay

T-0	1100		Aircraft take off

- ER-2

1200			- King Air, Citation

1300			- Sabreliner

TL	1630		Aircraft land

Experiment debrief

TL + 1/2	1700			Secure aircraft

TL + 1	1700 - 1800			Planning session

Experiment summary

Weather debrief

Next day experiment planning

Develop prime and backup missions

Call to surface sites, NWS, etc.

5.10 Flight Personnel

The number of persons on the aircraft may vary between flights. In general the following persons or their alternates will be on the aircraft:

ER - 2:	Pilot only

King Air:	2 Pilots

Roelof Bruintjes

Andy Heymsfield

Sabreliner:	2 Pilots

Max Trueblood

Graeme Stephens,

Andy Heymsfield, or

Graduate Research Assistant

Citation:	Pilot

Co-Pilot

Michael Poellot

Technician

5.11 Safety Procedures and Operations Requirements

5.1 1.1	Aircraft

i.	No smoking while on-board the aircraft.

ii.	No alcoholic beverages on-board aircraft.

iii.	Each person must be in his/her assigned seat during each take-off and landing.

iv.	Each person must have flotation gear readily accessible and must know how to use it.

v.	The passage way down the aircraft must be clear at all times.

vi.	All carry-on gear must be secured before take-offs and landings.

vii.	Only designated aircraft crew members will operate the power distribution panel controls.

viii.	In the event of a power outage, all instrumentation power switches must be set to "off" position before power distribution panel is reset. Experiments will be brought on-line in sequence, if necessary, to avoid transient overloads.

ix.	One person with each experiment must monitor the intercom at all times and remain with

his experiment.

x.	The Aircraft Coordinator is the interface between the flight crew and the experimenters.

xi.	Technical crew members are not to enter the flight deck without permission.

xii.	In the event of an unscheduled landing at an airport other than its field base of operations,

the Aircraft Coordinator will be the spokesperson for the technical crew members.

However, the aircraft commander is responsible for all persons and the aircraft.

xiii.	The aircraft commander is ultimately responsible for the safety of each flight and is

expected to take whatever actions are required to ensure that safety regardless of flight

plans and experimentersÕ desires.

5.11.2 Lidar

An important concern is that lidar operations are conducted in such a way as to be eyesafe to "round and aircraft personnel. (The infrared CO2-lidar is eye-safe.) This is generally not a problem for vertically pointing systems. However, the scanning lidar (VIL) and some of the other lidars can be a hazard. Spotters can be used to monitor intruding commercial, private, and military air traffic and scan patterns can be coordinated with research aircraft activities. Operations may have to be suspended during aircraft missions if the level of ground-to-air communications required to ensure crew safety proves burdensome to the pilots or if situations become too complex to insure safe operations. A plan to adequately deal with eye-safety issues will be formulated by each of the lidar principal investigators and submitted to the appropriate government agencies, such as the FAA offices in Kansas City and Oklahoma City.

5. l 2 Flight Constraints

Section 4.3.3.2 describes the detailed flight plans for each of the experiment objectives. The flight plans will depend upon specific meteorological conditions and the operational limitations of the aircraft. This section will describe some of these aircraft limitations.

The advanced technology instrumentation flown on some of the aircraft may require from 15 to 30 minutes after take-off to reach a stable operating condition. During this 'warm-up' period the aircraft will be operated away from the experiment region to avoid possible flight through the aircrafts' engine exhaust over the test area and thereby contaminate the scientific measurements. In addition, during experiment flights, the aircraft will operate under Visual Flight Rules (VFR) conditions and will generally avoid clouds during the warm-up phase of each flight.

Therefore, in order to have the flexibility to efficiently conduct the Cirrus IFO-II, the mission will require approval from the FAA and military authorities to operate each of the aircraft in a prescribed volume of airspace in and about the stases of Kansas and Oklahoma.

All flight operations will be in accordance with existing rules and regulations governing

aircraft operations in U.S. airspace. The appropriate aviation officials in Kansas City will be

briefed 12 to 24 hours in advance of any experiment flight, and they will be provided with a

detailed flight plan including geographic coordinates, altitudes, and mission time-line.

5.13 Flight Go/No Go

Any one of the following conditions or circumstances will constitute a no-go decision:

i.	One member of the required flight crew is ill and there is no adequate replacement;

ii.	Aircraft malfunction;

iii.	Failure of communication system on aircraft (must have two working VHF transceivers

and one HF radio);

iv.	Failure of either INS or Omega navigation system if operations beyond VORTAC range;

v.	Less than two functioning navigation systems for operations over land;

vi.	Unsafe equipment or materials on-board aircraft;

vii.	Intoxicated technical or aircraft crew member;

viii.	Forecast IFR flight conditions in both primary and secondary flight plan areas;

ix.	Forecast IFR conditions at field base plus or minus 2 hours of recovery time; and,

x.	Non-operational statue of critical experiment instrumentation system in accordance with

previously established rules governing adequate use of mission resources.

5.14 Mission Abort

The following conditions or circumstances may cause a mission abort:

i.	Illness among critical flight crew members;

ii.	Aircraft mechanical or  electrical malfunction;

iii.	Communications or navigation equipment malfunction;

iv.	Development of adverse weather,

v.	Injury to crew member;

vi.	Unruly conduct by crew member;

vi.	Attempt to alter experimental equipment power cables;

viii.	Changes or attempted changes to any aircraft system;

ix.	Interference with any aircraft crew member or failure to follow instruction of aircraft

crew members.

x.	Non-operational statue of critical experiment instrumentation system in accordance with

previously established rules governing adequate use of mission resources.

5.15 Medical Considerations

5.15.1 General

Persons with potentially serious medical problems should inform the Operations Manager and work out contingency plans for medical attention if the need should arise. As a precaution all participants are urged to bring with them the following:

i. Up to date medical history;

ii. List of all medications being used;

iii. List of all allergies;

iv. Blood type and analysis if available.

Each person now on medication should bring a supply sufficient for the mission duration. Those persons who wear glasses should bring an extra pair.

5.15.2 Flight

Persons with respiratory infections or stomach upset are requested not to fly. Flight plans will not be altered because of motion sickness. Persons susceptible to motion sickness should consuls their physicians for medication.

If any potential technical crew member has any concerns about his general health, he should consuls his persona! physician and seek advice on possible adverse effects of flight stress. No trained medical personnel will be on board during these tests.

5.16 Insurance Considerations

Please note that insurance for the equipment and personnel before, during, and after the Cirrus IFO-II is the responsibility of each principal investigator.

5.17 Public Relations

FIRE operations may generate some degree of interest with the local news media. The MST Chairman and Project Manager will be the official spokesmen for purpose, plans, and objectives of this mission. Information on an individual experiment is the PIs responsibility. Any written material with reference to this mission must be coordinated with the MST Chairman and Project Manager before release to local news media.

5.18 Aircraft and Site Tours

An Open House will be scheduled at the Operations Center, Coffeyville Airport, on the day before the Cirrus IFO-II begins, on November 12, 1991. The meeting will be open to the public, including local news media. Representatives of the aircraft and surface instrumentation at the Hub site are asked to be present to answer specific questions about their instruments, as well as allow for touring of their respective equipment.

We may receive additional requests from the local news media, government officials, or local scientists to tour the aircraft and see the instrumentation during the Cirrus IFO-II. Such tours should be arranged through the Operations Manager who will contact the appropriate personnel. PI's may be asked to have a knowledgeable person on board the aircraft as the spokesman for his experiment. Nominally, such individual tours will be scheduled with at least 24 hours notice and with minimum impact on our mission. These individual tours will not be scheduled until 10 days after the open house has been held.

5.19 Operations Phase Out

5.19.1 Equipment Return

As discussed in section 5.3.2, shipping is a PI responsibility. Crating and the filling out of the shipping forms are the responsibility of each PI.

5.19.2 Post-Mission Calibration

If required, the participating aircraft will be available for a period of several days after returning from Kansas for additional "round tests or calibrations on the instrumentation. Please make arrangements with the appropriate Aircraft Coordinator.

5.19.3 Storage of Equipment

All PIs are expected to remove their hardware from the aircraft home base hangar within 1 week after aircraft unloading unless prior arrangements have been made with the Aircraft Coordinator.

6.0 DATA MANAGEMENT

Data management is an ongoing activity, beginning immediately in the pre-experiment phase and continuing through the end of FIRE. Most of the data management tasks will be performed by the FIRE Investigators acting individually or as members of the Cirrus IFO-II Working Groups. The FIRE working group will be the foci for identifying and coordinating items relating to the acquisition and use of data as a communal resource, working closely with other groups dealing with scheduling of platforms, identification of calibration and intercomparison needs, collocation requirements, and selection of case studies and integrated analyses.

Data management activities in FIRE will insure the exchange of data among FIRE investigators that is required to produce the integrated analyses of multi-platform, multi-scale and mufti-spectral data sets; these integrated analyses are central to the accomplishment of the FIRE science objectives. In addition the data management activities will insure the availability of FIRE data and analysis products to the entire science community. These activities will be carried out by five organizational components within FIRE:

(l)  the individual FIRE investigators,

(2) the FIRE Working Groups,

(3) the FIRE Data Management Working Group,

(4) the FIRE Central Archive, and

(5) the FIRE Project Office.

The strategy embodied in this organization is to disperse most of the data reduction and processing functions to the FIRE investigators engaged in collecting and analyzing the data, but to hold the resultant data sets and analysis products centrally for ready access by all FIRE investigators. The FIRE Central Archive (FCA) and the FIRE Project Office will provide a centralized source of information and copies of data which are centrally archived, whereas the FIRE Working Groups, composed of the investigators, will coordinate the decentralized data reduction and analysis activities. In addition, the FIRE Central Archive will transfer, from time to time, certified FIRE data to the NASA Climate Data System (NCDS) for permanent archive and for open access by the scientific community.

6.1 Data Products

There are several types of data products that will be acquired, submitted, and archived at the FIRE Central Archive. These products, which will be obtained from a variety of instruments onboard satellite, airborne, or surface-based platforms during the intensive field experiments, are as follows:

i.	Raw data - original observations acquired by the instrument, in instrument units

(voltages, etc.).

ii.	Reduced data - observations converted to the physical quantity directly sensed by

the instrument with quality control inspection and removal of bad data.

iii.	Calibration, quality, and navigation information --describes the conversion to

physical units, the conditions of observation and the location of the observation.

iv.	Instrument documentation and data tape format description.

v.	Value-added products --physical quantifies derived from the observations,

including documentation on the analysis algorithm and any auxiliary data sets

used in the analysis.

vi.	Data for special case studies which have been arranged for intercomparison of

multi-platform observations.

vii. 	Data selected for special processing to facilitate model studies.

viii.	Catalog --information about the data holdings of the individual PIs, including location of the data holdings instrument(s) performing the observations; resolution and area coverage of the data; date, time, and location of the observations; format of the data; and analysis statue of these data.

ix.	Status and bibliography of FIRE publications.

Appendix A gives a description of the platforms, instruments, and data products for each

instrument participating in the FIRE Cirrus IFO-II. Data products are described for raw data

(investigator archived), reduced data (for the FIRE Central Archive), and value-added data

(FIRE Central Archive).

6.2 Data Management Responsibilities

6.2.1 Principal Investigators

All data reduction and analysis functions in FIRE reside with the scientists carrying out their research as part of FIRE. To encourage the interactions of these researchers needed to integrate the various observations and models into a more comprehensive understanding of clouds, FIRE investigators will have free access to all data sets collected during FIRE, either by individual principal investigators or collected from satellites. Coordination of data analysis and modeling activities requires all FIRE principal investigators to perform certain other tasks as part of the FIRE data management. These functions are described in the FIRE Phase II: Cirrus Implementation Plan, 1990.

6.2.2 Cirrus Working Group

The data management responsibilities of the individual principal investigators, as dispersed elements of the FIRE data processing system, could become onerous if not coordinated properly. Therefore, the Cirrus Working Group must govern these individual activities to insure progress toward the FIRE science objectives. The data management functions of the Cirrus Working Group are described in the FIRE Phase II: Cirrus Implementation Plan, 1990.

6.2.3 FIRE Data Management Working Group

The Data Management Working Group (DMWG) will be comprised of key members from the Cirrus and ASTEX working groups, as well as from the FIRE Central Archive. The FIRE Data Manager will chair the DMWG. The responsibilities of the DMWG are described in the FIRE Phase n: Cirrus Implementation Plan, 1990.

6.2.4 FIRE Central Archive

NCDS at Goddard Space Flight Center will serve as the FIRE Central Archive. NCDS is an interactive, easy-to-use, on-line, generalized scientific information system. It provides uniform data catalogs, inventories, and access methods, as well as manipulation and display tools for a large assortment of Earth, ocean, and atmospheric data for the climate-related research community. Programs conducted by NASA sponsored investigators, such as climate, weather, severe storm research, cloud and land-surface climatology, can be supported by the system.

The FIRE Central Archive will provide a centralized data holding and data cataloging service in order to facilitate easy access to all FIRE data by all FIRE investigators. Since most of the satellite data are not collected directly by FIRE principal investigators, the Central Archive

will also be responsible for holding of the satellite data sets required for FIRE research from the relevant satellite operating agencies. The specific data management functions of the Central Archive are described in the FIRE Phase II: Cirrus Implementation Plan 1990.

6.2.5 FIRE Project Office

FIRE data management structure vests the primary data processing function with the individual scientific investigators, the information and archival functions with the Central Archive, and the decision-making with the FIRE Working Groups. The Project Office must provide for liaison among these different groups. The specific data management functions of the project office are described in the FIRE Phase II: Cirrus Implementation Plan 1990.

6.3 Standard Data Format

The data acquired by the individual experimenters will be reduced to final values and forwarded to the appropriate working group and FIRE Central Archive. The format for the submittal of data to the archive will be in a mutually agreed upon format, such as the FIRE Standard Data Format given in appendix D or NCDS's common data format (CDF). This format is a flexible, self-contained data encoding format that allows for access to the data without previous knowledge of the contents or format. In addition, it allows for a written description of pertinent remarks to be included in the data file.

Transfer of the final data between the investigators and the FIRE Central Archive may be accomplished by electronic transfer or by mailing of appropriate media.

6.4 Data Schedule

6.4.1 Post-Mission Debrief

After each flight mission there will be a post-mission debriefing of all the experimenters. This debriefing is intended to communicate and document pertinent subjective observations made during the completed mission and allow the experimenters an opportunity to modify subsequent plans or procedures for the following experiment. Each experimenter should have a "quicklook" capability for inspection of their sensor performance. A copy of the "quicklook" data (raw strip charts, tables, etc.) may be submitted to the Data Manager for possible comparison/correlation with other experiment data.

6.4.2 Post-Experiment Debrief

A post-experiment debriefing will be held at the conclusion of the field experiment. Each experimenter will describe their sensor performance, a summary of sensor operating times, a sample of data obtained, and a description of the data format that is planned to be submitted to the data archive. The Cirrus Working Group will review the missions and measurements obtained during the mission. If appropriate, it will prioritize key areas of data reduction and analysis (such as case study days), identify possible data collaboration and exchange, and modify the data reporting schedule.

6.4.3 Preliminary Data Analysis Workshop

A preliminary data analysis workshop will be held approximately three months after the conclusion of the mission. The experimenters will describe the performance of their sensors, a sample of the preliminary reduced data, an estimate of the sensor accuracy and precision, and report on key measurement results. At the time of the Data Analysis Workshop, the preliminary catalog information will be submitted to NCDS. The Cirrus Working Group will review the measurements and analyses obtained to date, identify those areas requiring additional investigations, and determine the specific details of each investigation that is to be pursued.

6.4.4 Final Reduced Data Submittal

Approximately 9 months after Cirrus IFO-II, the experimenters will submit the final reduced data products to NCDS (with a hard copy to the Data Manager). The data products should be in FIRE Standard Format, as described in appendix D. At the same time, updated catalog information should also be submitted.

6.4.5 FIRE Access to Data Archive

Within one month after the reduced data products have been received by NCDS, the data will be available to the FIRE experimenters through electronic access. NCDS capabilities, such as data subset and plotting, may be used.

6.4.6 Review of Results/Science Planning Workshop

Approximately one year after the IFO, a Science Workshop will be held to review the key research results. The Cirrus Working Group will review each of the major scientific objectives (as described in Section 2.0) in light of the measurements and analyses obtained to date. The Cirrus Working Group will integrate the individual measurements into several comprehensive case study data sets and where appropriate will compare the measurements with preliminary

theory or model predictions. Some of the individual investigations may possibly be integrated in. a broader cloud-radiation context.

6.4.7 Open Access to Data Archive

After the certification of the data has been completed, the data archive will be transferred to NCDS for release to the scientific community. Any proprietary rights (see section 6.5) to the data and data interpretation will be voided at this time.

6.5 Data Protocol and Publications Plan

This data protocol and publication plan has been prepared to encourage an orderly and timely analysis, interpretation, and publication of the data obtained during the second phase of FIRE. It is hoped that the development and distribution of this plan will enhance the atmospheric science output by promoting cooperation among the investigators and encouraging the early publication of results, thereby enriching the scientific interpretation of the data obtained from single and ensemble of instruments. The FIRE Working Groups are responsible for the certification of data submitted to the permanent FIRE data archive, the NCDS. Once the certification process is completed, all data residing in the FIRE data archive at NCDS will be released to the scientific community. During the certification process period, a set of data protocol and publication "round rules, as described in the FIRE Phase II: Cirrus Implementation Plan (1990), will be agreed upon and abided to by all FST members as a condition of their participation in the FIRE project.

7.0 SCHEDULES

7.1 1991 Cirrus IFO-II Major Milestones

Figure 13a - Cirrus IFO-II Major Milestones

Figure 13b - Cirrus IFO - II Major Milestones-continued

7.2 Cirrus IFO-II Operations Schedule

Figure 14 - Cirrus IFO-lI operations schedule.

7.3 PERT Chart for Cirrus IFO-II Project Management

8.0 REFERENCES

Ackerman, S.A., W.L. Smith, J. D. Spinhirne and H.E. Revercomb, 1990: The 27-28 October 1986 FIRE Cirrus Case Study: Spectral properties of cirrus clouds in the 8-12 (m window. Mon. Wea. Rev., 118, 2377-2388.

Benjamin, S.G., K.A. Brewster, R. Brummer, B.F. Jewitt, T.W. Schlatter, T.L. Smith, and P.A. Stamus, 1991: An isentropic three-hour data assimilation system using ACARS aircraft observations. Mon. Wea. Rev., 119 (in review).

Bretherton, F.P., V. Suomi and T. H. Vonder Harr, 1983: First International Cloud Climatology Project Regional Experiment (FIRE) Research Plan. National Climate Program Office, Rockville, MD, 76 pp.

Blackwell, K.G., J.P. McGuirk and A.H. Thompson, 1988: Temporal and spatial variability and contamination of 6.7 and 7.3 micrometer water vapor radiances. Preprint Volume, Third Conf. on Satellite Meteorology, Anaheim, Amer. Meteor. Soc., 115-120.

Eberhard, W.L., R.M. Hardesty, and R.A Kropfli, 1989: On the use of IR lidar and Ka-band radar for observing cirrus clouds. Available in McDougal (1990), FIRE Science Results-1989, NASA CP-3079, 487-490.

Eberhard, W. L., T. Uttal, J. M. Intrieri, and R. J. Willis, 1990: Cloud parameters from IR lidar and other instruments: CLARET design and preliminary results. Preprint Volume, 7th Conf. on Atmos. Radiation, San Francisco, Amer. Meteor. Soc., 343-348.

FIRE Implementation Plan, 1985. Available from FIRE Project Office, MS 483, NASA Langley Research Center, Hampton, VA 23665-5225.

FIRE Phase II Research Plan, 1989. Available from FIRE Project Office, MS 483, NASA Langley Research Center, Hampton, VA 23665-5225.

FIRE Phase II: Cirrus Implementation Plan, 1990. Available from FIRE Project Office, MS 483, NASA Langley Research Center, Hampton, VA 23665-5225.

FIRE Phase II: ASTEX Implementation Plan, 1990. Available from FIRE Project Office, MS 483, NASA Langley Research Center, Hampton, VA 23665-5225.

Grund, C. J., S. A. Ackerman, E. W. Eloranta, R. O. Knutsen, H. E. Revercomb, W. L. Smith, and D. P. Wylie, 1990: Cirrus cloud characteristics derived from volume imaging lidar, high spectral resolution lidar, HIS radiometer, and satellite. Preprint Volume, 7th Con. on Atmos. Radiation, San Francisco, Amer. Meteor. Soc., 357-362.

Gultepe, I., A.J. Heymsfield, and D.H. Lenschow, 1990: A comparison of vertical velocity in cirrus obtained from aircraft and lidar divergence measurements during FIRE. J. Atmos. and Ocean. Tech., 7, 58-67.

Hahn, C.J., Warren, S.G., J. London, R.M. Chervin and R. Jenne, 1984: Atlas of simultaneous occurrence of different  cloud types over land. NCAR Tech. Note TN-241+STR, 209 pp. [Available from NCAR Information Services, P.Q. Box 3000, Boulder, CO, 803071

Hammer, P. D., F. P. J. Valero, and S. Kinne, 1990: The 27-28 October 1986 FIRE IFO Case Study: A comparative study of infrared radiance measurements by an ER-2 based radiometer and the Landsat 5 thematic mapper (TM6). Mon. Wea. Rev. (submitted).

Heymsfield, A.J., and R.M. Sabin, 1989: Cirrus crystal nucleation by homogeneous freezing of solution droplets. J. Atmos. Sci., 46, 2252-2264.

Heymsfield, A.J., K.M. Miller and J.D. Spinhirne, 1990: The 27-28 October 1986 FIRE Cirrus Case Study: Cloud microstructure. Mon. Wea. Rev., 118, November.

Intrieri, J. M., W. L. Eberhard, and G. L. Stephens, 1990: Preliminary comparison of lidar and radar backscatter as a means of assessing cirrus radiative properties. Preprint Volume, 7th Conf. on Atmos. Radiation, San Francisco, Amer. Meteor. Soc., 354-356.

Kinne, S., T.P. Ackerrnan, A.J. Heymsfield, F.P.J. Valero, K. Sassen, and J.D. Spinhirne, 1989: Cirrus microphysics and radiative transfer: Cloud field study on October 28th, 1986. Available in McDougal (1990), FIRE Science Results --1989, NASA CP-3079, 363-367.

Kinne, S., T.P. Ackerman, A.J. Heymsfield, F.P.J. Valero, K. Sassen, and J.D. Spinhirne, 1990: The 27-28 October 1986 FIRE Cirrus Case Study: Cirrus microphysics and radiative transfer Mon. Wea Rev., 118, November.

Kropfli, R. A., B. W. Bartram, and S. Y. Matrosov, 1990: The upgraded WPL dual-polarization 8 mm wavelength Doppler radar for microphysical and climate research. Preprint Volume, Conf. on Cloud Physics, San Francisco, Amer. Meteor. Soc., 341-345.

McGuirk, J.P., H.T. Aylmer and N.R. Smith, 1987: Moisture bursts over the tropical Pacific Ocean. Mon. Wea. Rev., 115, 787-798.

Melfi, S.H., D. Whiteman and R. Ferrare, 1989: Observation of atmospheric fronts using Raman lidar moisture measurements. J. Appl. Meteor., 28, 789-806.

Nicholls, M.E., W.R. Cotton, S. Heckman, P. Flatau and C.J. Tremback, 1990: A modeling investigation of the 28 October 1986 FIRE cirrus case. Preprint Volume, Conf. on Cloud Physics, San Francisco, Amer. Meteor. Soc., 207-210.

Sassen, K., 1987: Ice cloud content from radar reflectivity. J. Climate Appl. Meteor., 26, 1050-1053.

Sassen, K., D.O'C. Starr and T. Uttal, 1989: Mesoscale and microscale structure of cirrus clouds: Three case studies. J. Atmos. Sci., 46, 371-396.

Sassen, K., 1989: Reply. J. Atmos. Sci., 46, 2346-2347.

Sassen, K., and G. C. Dodd, 1989: Haze particle nucleation simulations in cirrus clouds, and applications for numerical modeling and lidar studies. J. Atmos. Sci., 46, 3005-3014.

Spinhirne, J.D., and W.D. Hart, 1990: The 27-28 October 1986 FIRE Cirrus Case Study: Cirrus structure and radiative parameters from airborne lidar and spectral radiometer observations. Mon. Wea. Rev., 118, November.

Starr, D.O'C., and S.K. Cox, 1985a: Cirrus clouds, Part I: A cirrus cloud model. J. Atmos. Sci., 42, 2663-2681, November.

Starr, D.O'C., and S. K. Cox, 1985b: Cirrus clouds, Part II: Numerical experiments on the formation and maintenance of cirrus. J. Atmos. Sci., 42, 2682-2694.

Starr, D.O'C., 1987: A cirrus cloud experiment: Intensive field observations planned for FIRE. Bull. Amer. Meteor. Soc., 67, 119-124.

Starr, D.O'C., and D.P. Wylie, 1990: The 27-28 October 1986 FIRE Cirrus Case Study: Meteorology and Clouds. Mon. Wea. Rev., 118, November.

Stevens, D.E., and P.E. Ciesielski, 1988: Evidence for asymmetric inertial instability in the FIRE satellite data set. Available in McDougal and Wagner (1990), FIRE Science Results -1988, NASA CP-3083, 29-33.

Uttal, T., R. A. Kropfli, W. L. Eberhard, and J. M. Intrieri, 1990: Observations of mid-latitude, continental cirrus clouds using a 3.2 cm radar: Comparisons with 10.6 gm lidar observations. Preprint Volume, 7th Conf. on Atmos Radiation, San Francisco, Amer. Meteor. Soc., 349-353.

Warren, S.G., CJ. Hahn, J. London, R.M. Chervin and R. Jenne, 1986: Global distribution of total cloud cover and cloud type amounts over land. NCAR Tech. Note TN-273 STR, -229 pp.

Westphal, D.L., and O.B. Toon, 1989: Preliminary simulations of the large-scale environment during the FIRE Cirrus IFO. Available in McDougal (1990), FIRE Science Results-1989, NASA CP-3079, 401-405.

Wielicki, B.A., A.J. Heymsfield, R.W. Welch, J.T. Suttles, J.D. Spinhirne and D.O'C. Starr, 1990: The 27-28 October 1986 FIRE Cirrus Case Study: Simultaneous satellite and aircraft observations of cirrus radiative properties. Mon. Wea. Rev., 118, November.