CHAPTER II - THE AIRPORT CAPITAL IMPROVEMENT PLAN (CIP)

Preparation and Submittal of the CIP for AIP Funding

Each airport sponsor participating in the Airport Improvement Program is required to develop and submit to the FAA an Airport Capital Improvement Plan (CIP), which identifies the proposed capital projects at the airport over the next 5 year period. A standard form, shown on page II-4, is included for preparation of the CIP. The projects listed should be compatible with the FAA approved Airport Layout Plan. Each year you should review and update the CIP.

The CIP should consist of a listing of the needed projects, a brief justification, estimated costs and various supporting statements as described below. The projects named must be listed by the federal fiscal year during which they are scheduled to commence.

A sketch should also be submitted with the CIP that clearly depicts the proposed projects. The sketch should show the boundaries of presently owned land and the boundaries and of any parcel of land or easement to be acquired.

The sketch should be 8 1/2" x 11" or 11" x 17" and should make use of color-coding, shading, cross-hatching, etc. to identify the projects.

An original and five copies of the CIP should be forwarded to the ADO by all non-Part 139 Certificated Airports. Part 139 Certificated Airports should submit an additional two copies. For best possible review and consideration, updated CIPs should be submitted on March 1st each year.

A copy of the CIP should also be forwarded to the State DOT office.

Individual Project Supporting Information

In addition to the CIP listing of proposed projects for the next 5 years, additional information must be provided for  individual projects listed in the first three years.

The statements described below must be included for every project listed in the first 3 years of the CIP.

Project Narrative Statement

The project narrative statement should be brief and describe

the need, objectives, justification, geographical location, and method of attainment of the project.

All airport development work must be in accordance with the Airport Layout Plan (ALP) approved by the FAA. The statement must indicate that the proposed project is in conformity with the ALP, or identify any required revision to the ALP. If necessary, a "pen and ink" change to the ALP should be submitted as soon as possible. Likewise, the airport sponsor should review the project's conformity to FAA airport design criteria and identify if any modifications to standards are required. If a modification is required, appropriate analysis and justification must be submitted, (http://www.faa.gov/arp/aea/5300FORM.doc)

Project Cost Estimate

A cost estimate should be provided for each project. The cost estimates should be broken down in one or more of the following cost classifications: planning, engineering design, engineering inspection, administration,  equipment procurement, construction, and land acquisition. The estimate should be in sufficient detail to determine whether the project costs are reasonable.

State/Local Coordination (Intergovernmental Review)

Each state has developed a coordination process under the Intergovernmental Review of Federal Programs (Executive Order 12372). The State coordination should be accomplished prior to submitting the ACIP, since FAA cannot initiate the funding process until the coordination is completed.

Refer to the specific state sections for the appropriate State Intergovernmental Review contact.

A copy of the acknowledgment letter or final response letter from the Single Point of Contact must be included with each grant application.

Environmental Issues

See Attachment 1 to this chapter for Eastern Region’s Environmental Guide

Information Required for ACIP Package Submission

ACIP Standard Form 5100-30

Sketch

For each individual project in first three years of ACIP:

- project narrative statement

- project cost estimate

- state/local coordination status

The Funding Decision - Notice of Allocation

Following review of the ACIP's submitted, the FAA makes funding decisions based on project eligibility, justification, priority and the availability of funds. Details for projects selected are electronically sent to the Washington FAA Headquarters office and then to the Department of Transportation, Office of Congressional Affairs. The Secretary advises each Congressional delegation in which the project is to be undertaken that Federal funds will be assigned in their area. Following this notification, a Notice of Allocation is sent to the sponsor.

The Notice of Allocation is a statement that the FAA has tentatively assigned a specific amount of Federal funds for a specific item or items of airport development. This is not a formal obligation of funds until a Grant Agreement is executed.

Project Schedule

The Notice of Allocation is conditioned upon the sponsor establishing and adhering to a schedule acceptable to the FAA for the actions which must be completed prior to the issuance of a grant offer for the project. Items included in the schedule will vary depending upon the particular project. A list of project milestones which must be submitted to the ADO office will be included in the Notice of Allocation letter. Typically, a schedule for a construction project will include as milestones such items as: development of plans and specifications, submission of a DBE plan, advertising for bids, bid opening, and submission of an application.

It is usually preferable that the sponsor and the FAA, as well as any other parties involved in the project (such as state aviation officials and the sponsor's engineer) discuss the development of a realistic timetable. It is extremely important that the schedule dates be met. Failure to adhere to the established schedule may result in the withdrawal of the allocation. The sponsor should notify the ADO office when it appears that a scheduled date will not be met.

Increases in the Notice of Allocation

Because of funding limitations, the amount of the allocation will not be automatically increased as a result of high bids. Unless additional funds become available, it may be necessary to delete a planned item of development which had been included in the proposed project.

Approved Project Changes

If the approved project for which a Notice of Allocation has been issued needs to be modified, the sponsor should request

the project change as soon as the need becomes evident. If the change calls for a deletion or reduction of items in the project, such action should be taken with caution so as to assure that a usable unit of work is provided and that the operating capability of the airport is not adversely affected.

If the change involves an addition to the project work items, the sponsor needs to submit a request with the same type of information and documentation required for an ACIP. Revised project estimates, sponsor availability of funds and revised project sketches will normally be required.

Chapter II

Attachment 1

FEDERAL AVIATION ADMINISTRATION

Eastern Region Airports Division

Environmental Guide for Airport Sponsors and Their Consultants

(last updated 3/03)

REQUIREMENTS AND RESPONSIBILITIES

FOREWORD

The National Environmental Policy Act (NEPA) of 1969 sets a standard for federal agencies to follow in order to make sound decisions that are based on an understanding of, and consideration for, the environmental consequences of their actions (decisions), and an obligation to protect, restore and enhance the environment.

Under NEPA, the Federal Aviation Administration (FAA) shall "... encourage productive and enjoyable harmony between man and his environment; promote efforts which will prevent or eliminate damage to the environment and biosphere and stimulate the health and welfare of man..."

SUMMARY

This guide will provide you with general information and guidance on FAA Eastern Region Airports Division’s environmental requirements and responsibilities.  It is intended to supplement FAA environmental Orders 5050.4A and 1050.1D Change 4.  If you have questions or concerns about potential environmental effects of proposed airport development projects, contact the environmental specialist responsible for environmental activities in your geographic area, listed in the contacts section.

What are Airports' requirements for complying with NEPA and other laws?

Airports Division must comply with the procedures and the policies of NEPA, the Council on Environmental Quality (CEQ) regulations implementing NEPA, located at 40 C.F.R. Part 1500, FAA Order 5050.4A, entitled Airport Environmental Handbook, FAA Order 1050.1E, entitled Policies and Procedures for Considering Environmental Impacts, which are FAA’s Order implementing NEPA, and other FAA and Department of Transportation (DOT) related orders, statutes, and regulations.  Airports will integrate environmental consideration into the project decision-making process as early as possible.

What is Airports' policy for considering environmental impacts?

Airports Division shall analyze the potential environmental effects of proposed airport development projects in order to avoid or minimize negative impacts, to the extent practicable, which might result from them.  This will be done in ways that are consistent with the FAA's principal mission of promoting a safe and efficient aviation system.

What is the process for analyzing the environmental impacts of airport development projects?

Initially, the process involves a preliminary environmental review, which is intended to determine the potential extent of the environmental impacts, such as whether they are minimal or significant, and/or whether an action would be highly controversial.  Controversial actions include those that are opposed on environmental grounds by Federal, State, or local government agencies, or by a substantial number of people affected by such actions.  A preliminary environmental review should include early coordination between the airport sponsor and the Airports Division environmental specialist.

What are the possible outcomes of a preliminary environmental review?

There are three possible outcomes:

1. the proposed project may be categorically excluded (CATEX) from further environmental review;

2. the proposed project requires preparation of an environmental assessment (EA); or

3. the proposed project requires the preparation of an environmental impact statement (EIS).

What is Categorical Exclusion (CATEX)?

A CATEX is defined by CEQ as a category of actions that do not individually or cumulatively have a significant effect on the human environment.  As required by the CEQ regulations, FAA identified different categories of actions in its environmental Orders that normally do not have significant effects, and therefore neither an EA nor an EIS is required, i.e., the project is excluded from further environmental review.  Lists of  CATEX projects are found in Order 5050.4A paragraph 23 and the appendices of Order 1050.  However, the decision to categorically exclude a proposed project is made by Airports after supporting documentation has been provided by the project sponsor that demonstrates non-significance of a project's potential impacts.

The projects listed as CATEX may, however, be the subject of an EA or EIS if they have any of the characteristics, called "extraordinary circumstances," listed at 5050.4A paragraphs 22(a)(8) and 24.  These include the use of Section 4(f) land; effect on property included in or eligible for inclusion in the National Register of Historic Places or other property of state or local historical, architectural, archeological, or cultural significance; land acquisition for conversion of farmland, scoring over 160 on Form AD-1006, protected under the Farmland Protection Policy Act (FPPA) to nonagricultural use through Federal financial assistance or through conveyance of government land; involve wetlands, coastal zones, or floodplains; or involve endangered or threatened species.  They also include actions likely to be controversial on environmental grounds; that are likely to have a significant impact on natural, ecological, cultural or scenic resources; that are likely to be controversial with respect to the availability of adequate relocation housing; cause disruption of an established community; or likely to have a significant impact on noise levels of noise

level of noise sensitive areas.

What is an Environmental Assessment (EA)?

An EA is a public disclosure document that analyzes various environmental alternatives of the proposed project and their effects.  It is prepared by the project proponent, with assistance from the Federal agency, and is then used by the agency to determine whether any environmental impacts are significant and therefore warrant preparation of an environmental impact statement (EIS).  Coordination with environmental agencies, applicants, and the public are key elements of an EA.  When no significant impacts are found, or when significant impacts can be mitigated to below significant levels, Airports Division may prepare and approve a Finding of No Significant Impact (FONSI) to accompany the EA as documentation of its Federal decision (approval).

What is a Finding of No Significant Impact (FONSI)?

A FONSI is a document prepared and approved by a Federal agency that briefly presents the reasons why its approval of a proposed project, except for those otherwise excluded, will not have a significant effect on the human environment and therefore an EIS will not be prepared.  The FONSI shall include the EA, or a summary of it, and shall note any other environmental documents related to it that support the determination.

What is a Finding of No Significant Impact/Record of Decision (FONSI/ROD)?

The FAA may prepare a ROD to supplement its FONSI for projects that are controversial or have a likelihood of a legal challenge.  This is an FAA ROD, which is different from the NEPA ROD described below.  The ROD provides the final federal determination for other actions that the project may involve that are in addition to the environmental determination.

What is an Environmental Impact Statement?

An EIS is an impact disclosure document that presents a detailed analysis of the environmental impacts that are likely to result from construction and operation of the proposed project, and provides an opportunity for formal public input.  The EIS process provides for full public disclosure of significant environmental

impacts and practicable alternatives that may avoid or minimize adverse impacts.  Following the required public review periods, EIS the agency shall prepare a concise public Record of Decision (ROD).

What is the Record of Decision (ROD)?

The ROD is a comprehensive summary that follows the EIS and states the agency's decision regarding the action.  The ROD identifies all alternatives considered by the agency in reaching its decision, specifies the agency's evaluation and analysis of the environmentally preferred alternative, and includes any          mitigation measures that were made a condition of the approval of the EIS.

What are the environmental impacts analyzed in an EA or EIS?

There are more than 20 environmental impact categories listed in Order 5050.4A that need to be addressed in an EA or EIS.  The impact categories most applicable to airport development actions include, but are not limited to:

1. noise

2. compatible land use

3. social impacts, including environmental justice*

4. air quality

5. endangered and threatened species

6. historical and cultural resources

7. water quality

8. Section 4(f) - public use land

9. wetlands

10. floodplains

11. coastal zones

12. cumulative impacts

*Note: Executive Order 12898, signed by President Clinton on 2/11/94, requires that federal agencies identify and address disproportionately high and adverse human health or environmental effects of is action on low income and minority population.

Which airport development actions require an EA?

An EA shall be conducted for any of the following airport development actions:

a. actions that do not qualify for a CATEX.

b. new or revised air traffic procedures which routinely route air traffic over noise sensitive areas at or less, that 3,000 ft. above ground level  (AGL).

c. Special use airspace if the floor of the proposed are is below 3,000 ft. AGL or if supersonic flight is anticipated at any altitude.

d. procedure changes between 3,000 and 18,000 ft. AGL that generate an increase of 5 decibels (dBA) or more in the day-night average sound level  (DNL) over residential areas.

How long does it normally take to prepare an EA or an EIS?

An EA can take from six to twelve months, and sometimes longer, depending on the complexity of the issues at hand, field work that is required, or to complete permitting.  The process encompasses preparation, other agency review and comment, public meetings and the final federal determination, such as a FONSI.

An EIS can take two or more years.  It includes scoping, which is a review of issues with the public for study in the EIS, preparation and issuance of a draft EIS, public meetings, response to comments on the draft EIS, release of the final EIS, and the ROD.

Documentation for CATEX and Short EA

- CATEX: Airports Division Eastern Region provides sponsors and consultants with CATEX forms to document their proposals and support FAA’s decision.  CATEX Form “A” is for projects requiring very little supporting information, and Form “B” is for a documented CATEX.

- b. Short EA:  Airports Division Eastern Region provides sponsors and consultants with the EA “short form”, or “Form C” that assists sponsors to prepare streamlined EAs.  The form is intended for use for a proposed project(s) that has relatively few impacts and low level of analysis.

The ABC forms are available on our Homepage www.faa.gov/arp/aea.

Integrated Noise Model (INM)

Since 1987, the INM has been the FAA standard tool used for determining predicted aircraft noise levels at and around airports.  It requires input of average daily oper4ational characteristics at an airport including the type and number of aircraft operations, runway configuration and use, and flight track configuration and use.  Noise contour maps around an airport are one of the outputs of this model.

Part 150 Noise Compatibility Planning Program.

Part 150 provides a program for airports that wish to conduct Noise Compatibility Planning Studies.  The purpose of Part 150 studies is to define the extent of land use incompatibility with aircraft noise through the preparation of a Noise Exposure Map, and to develop a program to reduce this incompatibility through changes in aircraft operations and community land use controls – the Noise Compatibility Program.  Part 150 provides a systematic method to address aircraft noise in the vicinity of airports, and is a prerequisite for the implementation of noise abatement measures that may require federal funding, such as land acquisition or soundproofing.

Note:  Approval of a noise compatibility program does not by itself constitute an FAA implementing action.  Implementation of actions selected in the Noise Compatibility Program may still be subject to NEPA.

Integrating Planning and Environmental Programs

Integrating environmental and planning processes may save you time and money, ensure consistency between planning and environmental documents, and avoid duplication of effort.  For example, Airports Division recommends that you perform a detailed airport-wide environmental inventory as part of any master planning effort.  FAA will participate in funding for this effort.

The purpose of the inventory is three-fold:  1) to establish a baseline for all environmental resources at your airport; 2) to consider environmental data in the development of master planning alternatives.  This is becoming more pertinent as remaining airport land available for development is constrained by environmental conditions and may require reworking of planning alternatives; and 3) insure that data used in the master plan are consistent with those used in the NEPA document.  For instance, the inventory baseline will be used in the affected environmental section of the NEPA document prepared to evaluate the master plan proposals.

The “Big 3”

You project may not proceed with your proposed project until you have the “Big 3” approvals: Airspace; ALP; Environmental review.  This applies to all projects, whether funded by FAA or by the airport sponsor, and means that no site preparation or modification, or environmental resource disturbance may begin until you have received all three of these approvals from FAA.

- Airspace forms must have been received, circulated and approved by FAA.  You will receive notification of the airspace approval.

- The ALP must have been updated to reflect the proposed project, whether through an ALP revision or a pen and ink change, and must be signed by the appropriate airports district office manager.  This approval is conditional upon completion of the environmental process.

- Environmental review is completed when you have received notification by the FAA that a categorical exclusion has been issued, or that a finding of no significant impact (FONSI) or a record of decision) have been approved, for the project in question.

Use of Consultants

The airport sponsor is responsible for selecting and hiring a consultant(s), as needed, in the preparation of documentation to support a categorical exclusion (CATEX) or for an environmental assessment (EA).   The selection process must meet the criteria of FAA’s Advisory Circular 150/5100-14C, Architectural, Engineering and Planning Consultant Services for Airport Grant Projects, for all projects receiving federal funding.

When the preparation of an environmental impact statement (EIS) is required, the FAA must select the consultant, in accordance with CEQ regulations, Section 1506.5(c).  They also require that FAA be responsible for directing the consultant throughout the entire EIS process; the sponsor may participate in the EIS process, but may not direct the EIS consultant, even when the EIS consultant is paid for by the sponsor.

When a sponsor requests federal funds for an EIS, the FAA and sponsor should enter into a third party agreement in the form of a memorandum of understanding (MOU).   The agreement describes the relationship of the parties in preparing the EIS, such as  how the consultant will be directed and paid, and how EIS documents will be submitted for review.

The “third party” aspect is for projects where the consultant is selected and directed by the FAA, but paid for by the sponsor through an FAA grant.

Use of consultants in an EIS process should be maximized to the extent possible.  This is described in detail in the Best Practices Guide, available at the web site noted in the Best Practices Section, below.

Streamlining

In May 2001, the Department of Transportation issued a Report to Congress:  The Environmental Review of Airport Improvement Projects, in response to concerns that lengthy environmental reviews were delaying the building of runways and other airport delay-reducing projects.  One of the initiatives proposed in the Report, specifically Initiative#4, was on Streamlining, and what FAA would do to streamline its environmental review process.  The Report is available on the Community and Environmental Needs Division website www.faa.gov/arp/600home.cfm.

This initiative included recommendations to expand the list of applicable categorical exclusions (CATEX), which is currently being done in the revision to FAA’s environmental Order 1050.1D.  It also recommended the use of short forms for environmental assessments (EA), which Eastern Region already uses as “Form C.”

The Report also identified the large hub primary airports in the United States for which EISs are or will be prepared for ongoing and proposed runway projects.  Because of the importance of these capacity-enhancing, congestion-reducing projects, the EISs for them will be prepared using a streamlining team.  The teams are to consist of members from each involved program office, the legal office, and a member of the Community and Environmental Needs Division.

The creation of an additional streamlining tool, the EIS Best Practices Guide, was identified as Initiative #6 in the Report to Congress, and is described in the next section.

On September 18, 2002, President Bush signed Executive Order 13274:  Environmental Stewardship and Transportation Infrastructure Project Reviews.  The EO directs the DOT to continue and expand environmental stewardship for transportation projects, while working to streamlining environmental review and decision-making.  This effort targets projects selected by the Secretary of Transportation.  At this time, one FAA project has been selected as a high-priority project to be reviewed under these new procedures, the EIS for new runways at Philadelphia International Airport in Pennsylvania.

The essence of streamlining is about early and often interagency coordination; to have compatible processes occur simultaneously, such as planning, NEPA review and permitting; and to ensure that involved agencies and offices have the resources committed to enable them to work cooperatively on the EIS team.  For each project, upper management will apprise these agencies and offices of the importance of the projects, and they shall commit appropriate resources to work on the project.

Best Practices

The FAA Best Practices Guide for EIS Management and Preparation was prepared under Initiative #6 of the DOT 5/01 Report to Congress.  It was prepared by the Community and Environmental Needs Division with input from the Airports Divisions around the country, and is updated semiannually.  An electronic version of the Guide is available at the Community and Environmental Needs Division’s website http://www.faa.gov/arp/600home.cfm.  The Guide may be applied to all NEPA documents, not just EISs.  It covers:

- Project management

- Project planning

- Community Consultation

- Consultant selection and skills

- Teams and team work

- Scoping

- Inter- and intra-agency coordination

- Combining federal and state processes

- Managing technical analyses and using technology

- Managing the scope and size of documents

Examples of best practices are given, too.  As project managers learn good techniques, or learn from mistakes, in managing projects, their documents and their consultants, this information is continuously supplied to the Community and Environmental Needs Division, which adds it to the Guide.

Eastern Region Airports Environmental Contacts

Please contact the following environmental specialist assigned to your state and/or airport.  This list includes both FAA and our State Block Grant contacts.

FAA New York Airports District Office (all New York State Airports and the following New Jersey airports: Atlantic City Int’l., Mercer County, Newark Int’l.)

##### Marie Jenet, Environmental Specialist

##### Maria Stanco, Environmental Planner

600 Old Country Road,  Suite 446

Garden City, NY  11530

(516) 227-3811 (Ms. Jenet)

(516) 227-3808 (Ms. Stanco)

(516) 227-3813 (fax)

marie.jenet@faa.gov

maria.stanco@faa.gov

New Jersey State DOT (all New Jersey airports except those specified in #1,above)

John Kaiser, Environmental Specialist

Division of Aeronautics

1035 Parkway Avenue, CN-600

Trenton, New Jersey  08625

(609) 530-2910

(609) 530-4549 (fax)

johnkaiser@dot.state.nj.us

FAA Harrisburg, Pennsylvania Airports District Office (all Pennsylvania Primary Airports including Allentown, Altoona, Bradford, Dubois, Erie, Harrisburg, Johnstown, Lancaster, Latrobe, Philadelphia, Pittsburgh, Reading, State College, Wilkes-Barre, and Williamsport; and Queen City, Capital City, Rostraver, Northeast Philadelphia, Allegheny County; all Delaware

airports; all West Virginia airports)

##### Jim Byers, Environmental Specialist

3905 Hartzdale Drive, Suite 508

Camp Hill, PA  17011

(717) 730-2833

(717) 730-2838 (fax)

jim.byers@faa.gov

Bureau of Aviation PennDOT (all Pennsylvania GA and reliever airports, excluding airports noted in #3, above).

##### Ed Yewdall, Environmental Manager

##### Commonwealth Keystone Building

##### 400 North Street – 6th Floor

Harrisburg PA  17120-1400

(717) 705-1251

(717) 705-1254 (fax)

eyewdall@dot.state.pa.us

- FAA Washington Airports District Office (all Washington D.C., Maryland, and Virginia airports)

##### Frank Smigelski, Environmental Specialist

PO Box 16780

Washington, D.C.   20041-6780

(703) 661-1365

(703) 661-1370 (fax)

frank.smigelski@faa.gov

6.    FAA Regional Office

Daisy Mather, Environmental Team Leader

#### 1 Aviation Plaza, AEA-610

Jamaica, NY  11434-4809

(718) 553-2511

(718) 995-5694 (fax)

daisy.mather@faa.gov

WEBSITES

Eastern Region Airports Environmental Website:  The ABC forms may be accessed here, as well as an electronic version of the environmental specialists contacts lists.

www.faa.gov/arp/aea under “environmental.”

FAA National Environmental Websites:

The Environmental Network is a national group comprised of representatives from each of the region’s environmental network as well as members of headquarters offices, such as the Office of Environmental and Energy and the Community and Environmental Needs Division.  This site is the most comprehensive of all FAA environmental sites and provides links to other federal agencies.  Check here for copies of orders, such as Order 1050.1D and guidance documents. It has an Internet site for non-FAA users, and an Intranet site for FAA users.  http://www.faa.gov/programs/en.

Community and Environmental Needs Division staff are experts in environmental resource areas, policy and process; the division supports all Airports divisions nationally.  The site is categorized by environmental resource, has a section on Part 150 studies, an electronic library of records of decision (ROD) for both NEPA and Part 150, and contains many of FAA’s guidance documents, including the Best Practices Guide.   Contact information for staff members is also provided.  http://www.faa.gov/arp/600home.cfm.

Developed by AEA-610; March 2003