RD Instruction 1924-A

Guide 1

Attachment 6

Page 1

ATTACHMENT TO AIA DOCUMENT A101-1997, Standard Form of Agreement Between Owner and Contractor

The provisions of this Attachment shall delete, modify and supplement the provisions contained in the “Standard Form of Agreement Between Owner and Contractor,” AIA Document A101-1997 Edition.  The provisions contained in this attachment shall supersede any conflicting provisions of the AIA Document.

# ARTICLE 3, DATE OF COMMENCEMENT AND SUBSTANTIAL COMPLETION

Delete paragraph 3.1 and substitute the following:

3.1  The date of commencement shall be contained in the Notice to Proceed.

Add the following to paragraph 3.3:

If the work is not substantially complete on or before this date, or within this period of time, or extension thereof granted by the Owner, damage will be sustained by the Owner and that it is and will be impracticable and extremely difficult to fix the actual damage which the Owner will sustain in the event of and by reason of such delays.  The Contractor shall pay to the Owner liquidated damages in the sum of $ _____________ for each calendar day of delay.  Any sums that may be due the Owner as liquidated damages may be deducted from any monies due or to become due the Contractor under the Contract or may be collected from the Contractor's surety.

# ARTICLE 5, PAYMENTS

Insert "ten" and "10" in the appropriate spaces in clauses 5.1.6.1 and subparagraph 5.1.6.2.

# Delete the last sentence of clause 5.1.6.1.

Delete the following from clause 5.1.6.2:

(or, if approved in advance by the Owner, suitably stored off the site at a location agreed upon in writing)

# Delete subparagraph 5.1.8.

(08-26-98)  PN 296

RD Instruction 1924-A

Guide 1, Attachment 6

Page 2

# ARTICLE 8, ENUMERATION OF CONTRACT DOCUMENTS

The following Documents should be referenced, if applicable:

Subparagraph 8.1.3:

Attachment to the Standard Form of Agreement Between Owner and

Contractor (RD Instruction 1924-A, Guide 1, Attachment 6)

General Conditions of the Contract for Construction, AIA A201-1997

Attachment to the General Conditions of the Contract for

Construction (RD Instruction 1924-A, Guide 1, Attachment 10)

Special Conditions

Subparagraph 8.1.7:

Advertisement for Bids (RD Instruction 1924-A, Guide 1,

Attachment 1)

Instructions to Bidders, AIA A701.1997

Attachment to the Instructions to Bidders (RD Instruction 1924-A,

Guide 1, Attachment 2)

Bid (RD Instruction 1924-A, Guide 1, Attachment 3)

Bid Bond (RD Instruction 1924-A, Guide 1, Attachment 4)

Compliance Statement (Form RD 400-6)

Payment Bond (RD Instruction 1924-A, Exhibit F)

Performance Bond (RD Instruction 1924-A, Exhibit G)

Notice of Award (RD Instruction 1924-A, Guide 1, Attachment 5)

Identity of Interest (IOI) Disclosure Certificate (Form

# RD 1944-30)

Identity of Interest (IOI) Qualification (Form RD 1944-31)

Contract Concurrence (RD Instruction 1924-A, Guide 1,

Attachment 8)

Labor Standards Provisions (RD Instruction 1940-C, Exhibit A)

Certification Regarding Debarment, Suspension, Ineligibility and

Voluntary Exclusion - Lower Tier Covered Transactions (Form

AD 1048)

Standard Form-LLL, "Disclosure of Lobbying Activities" (RD

Instruction 1940-Q, Exhibit A)

Certification for Contracts, Grants and Loans (RD Instruction 
  1940-Q, Exhibit A-1)

## o0o