U.S. DEPARTMENT OF ENERGY

NATIONAL NUCLEAR SECURITY ADMINISTRATION

REPORTING REQUIREMENTS CHECKLIST

| 1. PROGRAM/PROJECT TITLE Office of Secure Transportation Support Service Contract | 2. IDENTIFICATION NUMBER DE-AC52-08NA28558 |
| --- | --- |
| 3. PARTICIPANT NAME AND ADDRESS |
| 4. PLANNING AND REPORTING REQUIREMENTS Frequency A. General Management X Management Plan (requires CO approval) X X Technical Status Report (Presented at Qrtrly Reviews) Q, A X Summary Report A X Quality Assurance Plan (requires CO approval) O, A B. Schedule/Labor/Cost Milestone Schedule/Plan Labor Plan (Staffing Plan) X, A Facilities Capital Cost of Money Factors Comp. Contract Facilities Capital and Cost of Money Cost Plan (w/Task Order Proposal) O, A X Milestone Schedule/Status (if req’d by Task Order) A Labor Management Report A Cost Management Report (Status Report at Qrtrly Q Reviews C. Exception Reports Conference Record/Trip Reports A Hot Line Report D. Performance Measurement Management Control System Description WBS Dictionary X, A Index X, A Element Definition X, A Cost Performance Reports M, A Format 1 - WBS Format 2 - Function Format 3 - Baseline | Frequency E. Financial Incentives Statement of Income and Expenses Balance Sheet Cash Flow Statement Statement of Changes in Financial Position Loan Drawdown Report Operating Budget Supplementary Information F. Technical Notice of Energy R&D Project (Required with any of the following) Technical Progress Report (Annual Accomplishment Report) Draft for Review Final for Approval Topical Report A Final Technical Report A, F Draft for Review A Final for Approval A Software G. Environment, Safety & Health Environment, Safety & Health (ES&H) Plan O, A X Quarterly Safety Activity/Inspection Reports Q |
| 5. FREQUENCY CODES A – As Required BM – Bi-Monthly S – Semi-Annually C – Change to Contractual Agreement M – Monthly X – With Proposal/Bid/Application or with Significant Changes F – Final (end of effort) O – Once After Award Y – Yearly or Upon Renewal of Contractual Agreement/Revision D – Daily Q – Quarterly of Task Assignment |
| 6. SPECIAL INSTRUCTIONS (ATTACHMENT) X Report Distribution List/Addresses Analysis Thresholds Reporting Elements Work Breakdown Structure (see attached instructions) Due Dates (within 20 days after reporting period unless otherwise noted). O – Once after award to be submitted within 30 days after award of contract or Task Order |
| 7. PREPARED BY Rose Sedillo _________________________________________ ________________ (Signature) (Date) | 8. REVIEWED BY Eusebio M. Espinosa _________________________________________ ________________ (Signature) (Date) |

(2-06)

REPORTING REQUIREMENTS CHECKLIST (Continued)

| Report | Form No. | Frequency | Copies | Addressees |
| --- | --- | --- | --- | --- |
| Transition Plan (requires Contracting Officer approval following contract award) | Contractor format | X - W/Proposal, as revised after award | 1 & electronically | A |
| Management Plan | Contractor format | X - W/Proposal After Award and as Revised | 1 & electronically | A |
| Quality Assurance Plan (requires Contracting Officer approval following contract award) per PWS para. 6.11 | Contractor format, IAW O 5700.6C | O, A | 1 & electronically | B |
| Labor Plan/Staffing Plan/Organizational Structure identifying all management personnel and FTE’s by title and name, per WBS element | Contractor format | X - W/Proposal After Award and as Revised | 1 & electronically | A, B |
| Technical Status Report – Presented Qrtrly at Program Reviews addressing all Task Orders and WBS elements, and as required by COR for individual project elements | Contractor format | Q | 2 & electronically (incorporated with Qrtrly Prog Rev documents) | A, B |
| Spending Plan by WBS with Projected/approved funding levels (Budget Authority (BA)), FY obligations, YTD obligations, Costs incurred, balance uncosted Additionally, applicable portions of the Spend Plan to SME’s, as required. | Contractor format | M | 3 & electronically | A, B, E |
| Conference/Trip Reports - Provide summary of conference/trip w/list of attendees that result in significant agreements/plans of action | Contractor format | A | 2 & electronically | B, E |
| Cost Performance Report (CPR) Cost Summary of Costs allocated per WBS/Task, amounts funded, costs incurred to date. Identification of and explanation of monthly variances +3%, identification of and explanation of total cost incurred variances of + 3%, remaining funds, funding required to meet BA. For positive variances explain if funds could be removed and applied to a different WBS, for negative variances explain how it will be resolved. | Contractor format | M, A | 3 & electronically to CS and COR | A, B, C |
| Training Activity After Action Report | Contractor format | A | 1 & electronically | E |
| Training Lessons Learned Report | Contractor format | A | 1 & electronically | E |
| Personnel Assurance Program Plan | O 472-1B OST Policy | O, A | 1 & electronically | B |
| Substance Abuse Plan | 10 CFR 707 | O, A | 1 & electronically | B |
| Security Plan | O 470-1 | O, A | 1 & electronically | B |
| Maintenance Management Plan | O 430.1 | O, A | 1 & electronically | B |
| Individual Accident/Incident Report | 5484.Z | A | 1 & electronically | B |
| Work Breakdown Structure & Dictionary | Contractor format | O, A After Award & as revised | 2 & electronically to CS and COR | A, B |
| Quarterly Program Reviews reporting up to date status, activities per WBS element, including budget, incurred costs, expenditures and uncosted balances, accomplishments, funding to date, balances per WBS | Contractor format | Qrtly | Sufficient cys for approx 20 attendees | A, B, C |
| ES&H Plan | Contractor format | After Award, Y | 1 & electronically | B |
| Quarterly Safety Activity/Inspection Reports per PWS paragraphs 6.12 and 8.1 | Contractor format |  |  |  |
| Board of Survey (BOS) Reports IAW DOE O 580.1 | Contractor format | A | 3 & electronically | B, C, D |
| Transportation Management Plan per PWS Task Area 15 | Contractor format | A | 1 & electronically | E |
| Report of DOE-Owned & Capital Equipment of DOE-owned over $50K | OMB 4300.3 | Semiannually | 1 & electronically | D |
| Document Physical Inventory of Sensitive Items | Contractor format | Y | 1 & electronically | D |
| Document Physical Inventory of Equipment Items | Contractor format | S | 1 & electronically | D |
| Report of Inventory of Stores Items | Contractor format | Y | 1 & electronically | D |
| List of all Government-owned Vehicles | Contractor format | Y | 1 & electronically | D |
| Training/JTX Activity Logistical Support Plan | Contractor format | Y | 1 & electronically | D |
| Reports of Survey (ROS) for Lost/Damaged/Destroyed | OSTF 4421.04 | Per incident | 1 & electronically | D |
| Document Munitions Inventory – Sensitive Stores | Contractor format | S | 1 & electronically | D |

List of Addressees

| A. Contract Specialist | DOE/NNSA/TSD Albuquerque Operations Office P O Box 5400 Albuquerque, NM 87185-5400 | 1 cy & electronically |
| --- | --- | --- |
| B. Contracting Officer’s Representative | DOE/NNSA/OST, Bldg 385 Albuquerque Operations Office P O Box 5400 Albuquerque, NM 87185-5400 | 1 cy & electronically |
| C. Manager, OST (R. Devine) | DOE/NNSA/OST, Bldg 385 Albuquerque Operations Office P O Box 5400 Albuquerque, NM 87185-5400 | As required |
| D. Property Management Officer (LPMP) | DOE/NNSA/TSTS Ft Barling, AR | 1 cy & electronically |
| E. Subject Matter Expert |  |  |