# eRA Institutional Profile File (IPF) Module JAD Meeting

Date:	October 25, 2001

Time:	1:30 p.m.

Location:	Rockledge 1

Chair:	Emily Mitchell

Next Meeting:	October 31, Rockledge 1, 1:30 p.m.

# Action Items

- Bob will investigate United States Postal Service (USPS) applications that validate state abbreviations against zip codes; such a program could eliminate processing errors that occur when a user selects an incorrect state abbreviation. Any program selected must use the required Federal Information Processing Standards (FIPS) state abbreviations.

- Emily, Carolyn, and Jim will determine whether the Main Campus Organization ID (IPF number) corresponds to information currently maintained in table 46.

- Jim will talk to Natasha about the Pub File Code. The JAD participants would like to investigate whether data for this code can be automatically generated after the IRDB pub file is created.

- Lisa will determine the purpose of the Audit Reason Text field.

- Ruby will determine how the following four ORI data elements are updated by ORI: Certification Mailing Date, Certification Expiration Date, Certification Group Code, and Certification Status Code.

- Lisa will check the size of the Major Component Name data element, which is listed as 74 characters on the “Data Associated with Major Component” page of the Draft Data Specifications for IPF.

- Jim, Lisa, Carolyn, and Sylvia will meet separately to discuss IPF history.

- Lisa will research the Department Code, Department Name, and Department Active Code data elements listed on the “Data Associated with Department” page of the Draft Data Specifications for IPF.

### Presentations and Discussion Topics

- Project Schedule

Lisa stated that Phase 1 of the IPF module development is scheduled for completion in late May 2002. Phase 2, which will include auto-coding, will begin after May/June 2002.

- Activity Flow Charts (Attachments A-C)

# JAD participants discussed three flow chart diagrams provided by Lisa.

# Establish Maintain IPF Activity (Attachment A)

Bob recommended that Lisa add a decision point after the Yes option from the Institutional Profile Found decision point.

# Split Merge Department Activity (Attachment B)

This flow chart applies to higher education organizations.

# Split Merge IPF Activity (Attachment C)

This flow chart applies to non-higher education organizations.

- If a process requires an update to a table and the system cannot transparently modify/update affected tables, the JAD participants want the system to include a button/option that enables users to update the table from the screen on which they are working. Lisa confirmed that this capability will be provided.

# Discussion: IPF Numbers

# Bob mentioned that the NIH Commons would like to develop an automated process for the system to register Commons users. After discussion, the group agreed that during Phase 1, any registration will require some human intervention. Some automation will be possible in Phase 2. (The system will provide an IPF code to the organization when a signing official is assigned.)

# The JAD participants clarified the definitions of multi-campus and system organizations.

  - All grants for a multi-campus organization are reported at the IPF number for the parent (or main) campus of the university.

    - In a university system, each campus has its own administration (president/ chancellor). Each campus is considered a separate organizational entity and is reported separately. For example, the University of Maryland College Park is reported separately from the University of Maryland, Baltimore. IPF staff must be able to identify the campus to which support is assigned.

# Draft Data Specifications for IPF (Attachment D)

The JAD members discussed each data element on the Draft Data Specifications for IPF.

- On the data element list, an asterisk (*) and boldface data element names both represent elements that are in IMPAC II but not in the IPF in IMPAC I. Items that are struck through represent elements that are in IMPAC I but not in IMPAC II.

- The following data elements are to be deleted from the list for IPF IM Phase I. Some are current IPF items that are no longer needed or have system-generated audit information. Others are data elements that may be maintained by the Commons and/or others.

Alternate Phone Number

Phone Extension Number

Phone Format Code

Fax Number

Contact Name

Effective Date

Termination Date

Preferred Address Code

Data Verification Code

Data Verification Date

Case Report Secondary Code

Source Document ID

Case Organization ID

Case Organization Type Code

Case State Code

Hospital Control Code

Hospital Service Code

Organization Subcategory Code

Class Code

History Change Code

Initial Reference Doc ID

Initial Reference Date

Record Update Date

Animal Subject Assurance Number

Animal Subject IACUC Date

Human Subject Assurance Number

Human Subject IRB Date

Former ID Code

Component Contact Name

- All fields listed on the “Additional fields from Institutional Profile Record Form” page are to be deleted.

- The following modifications or clarifications apply to the listed elements.

| Element Name | Modification or Clarification |
| --- | --- |
| Organization Name | This element is the short (40-byte) name of the organization as entered by Project Control. |
| Main Campus Organization ID (IPF Number) | This element represents table 46. |
| Address type code | Type 1: BUS (Business Office) is the notice of grant address. Type 2: I (Institution) is captured by Project Central from the grant application. Type 3: MLG is the address associated with the IPF number. Types 1 and 2 should be display-only. IPF staff may want to copy BUS or I address and use it as the MLG address. |
| Mailing Address 5 | Five lines are available for the organization address. City, state, and zip code appear twice, once on line 5. |
| NIH State Code | Change the name of this element to State Abbreviation Code. |
| NIH Country Code | Change the name of this element to Country Sequence Number. |
| Notes | This element is to be renamed “Cross-reference” and the size is to be increased to 4000 bytes. |
| Congressional District Code | This code relates to the MLG address and is associated with the external organization. |
| Kind (Type) Code, Ownership Control Code | IPF staff maintains this information and would like a drop-down LOV from which to select a code. |
| Certification Mailing Date, Certification Expiration Date, Certification Group Code, Certification Status Code | Replace references to OSI with Office of Research Integrity (ORI). ORI staff maintains only these four fields and will require a different user role in Phase 1 of IPF deployment that provides appropriate access. In a later phase, ORI will need to be notified when a new record is established. |
| Multi-Campus System ID | Remove type 2, (P). There should be three options: 1: C (multi-campus) 2: S (system) 3: Null |
| Multi-Campus Institution Flag | Value 1, Yes, applies if the Multi Campus System ID is equal to C. |
| Medical School Name | This element is the actual name of a medical school at an institution and is equivalent to table 81. |
| Record Status Code | Value 1: “*” is equal to closed record. Value 2: “R” has no meaning and is to be removed. Value 3: “-” is equal to null. |
| Organization Category Code | This element, which is captured in R&R from the application face page, should be display-only. |
| Pub File Code | IPF staff occasionally need to edit this element and should have access to it. An automated process will generate the data annually when the IRDB pub file is created. |
| Commons Email Address | Change the name of this element to NGA Email Address. |
| Organization Preferred Name | Change the name of this element to NGA Organization Preferred Name. |
| Commons Submit Date/Time | This element should be display-only. |
| NGA Contact Name, NGA Phone Number | These elements should be display-only. |
| Major Component Name | This element should be display-only. Major component name as typed by Project Control from the application. |

# Attendees

Lisa Chen

Svetlana Diggs

Diana Dixon

Emily Mitchell

Bob Reifsnider

Christine Rumney (Recorder)

Carolyn Stelle

Jerry Stuck

Mikhail Sukhenko

Jim Tucker

Ruby Tucker-Smith

### Attachments

- Establish Maintain IPF Activity

- Split Merge Department Activity

- Split Merge IPF Activity

- Draft Data Specifications for IPF