INTEGRATED PROGRAM PLAN

PURPOSE

The Integrated Program Plan is the single document within the Acquisition Management System for planning the detailed actions and activities the IPT will accomplish to execute the program within the cost schedule, benefits, and performance baselines in the approved Acquisition Program Baseline.

DESCRIPTION

The Integrated Program Plan translates strategies in the Acquisition Strategy Paper into a detailed set of management, contracting, and technical actions and work activities necessary for successful implementation and management of the program over its lifecycle. The Integrated Program Plan encompasses all elements of program  implementation. This may include the acquisition of systems and equipment, the construction or modification of facilities and the physical infrastructure, the functional integration of planned capabilities within the existing infrastructure, and the procurement of services. It also includes all work activity in diverse functional disciplines supporting the program such as systems engineering, logistics support, test and evaluation, security, implementation, configuration management, human integration, and quality assurance. .

The Integrated Product Team develops, reviews, and endorses the Integrated Program Plan. Team members are responsible for sound program planning within their functional disciplines, and for coordinating with other team members and their functional organizations. Submission of the Integrated Program Plan to the Integrated Management Team for approval signifies agreement among IPT members on the content of the plan. Unresolved issues among team members are resolved by the Integrated Management Team or higher levels within the IPDS structure, as necessary.

APPROVAL

The co-leaders of the Integrated Management Team approve the Integrated Program Plan, as well as major changes to the plan caused by such factors as redirection by top management, changes to the Acquisition Program Baseline, Congressional mandates, or other significant events. The Director, Independent Operational Test and Evaluation, co-approves the test section of the Integrated Program Plan for those programs designated for IOT&E. For programs not managed by a PT or IPT, the appropriate Directors from the sponsoring and providing organizations approve the plan. Day-to-day evolution of the plan is managed entirely within the IPT structure.

NOTE:  The Integrated Program Plan must be approved before release of a Request for Offer, transfer of funds, or commitment to any interagency agreement for program implementation. Requests for information may be released for review and comment before approval

DISTRIBUTION

Distribute copies of the approved Integrated Program Plan to all headquarters, regional, and other personnel associated with the program. Send a copy to ASD-200, Program Evaluation Office, which maintains a central repository of approved acquisition documents for the Joint Resources Council.

CONTENT

The following summarizes the content of the Integrated program Plan. A complete  template and instruction is available in FAST via the Internet at http://fast.faa.gov. The IPP template must be used when preparing the IPP.

Signature Page.  Include:  the title “Integrated Program Plan” and name of the acquisition program; version number; signatures of the co-leaders of the Integrated Management Team and the approval date; name, organizational code, phone number, and FAX number of points of contact for the sponsoring organization and the Integrated Product Team.

Table of Contents.  List every section, subsection, and other element in the Integrated Program Plan and provide the page number.

Background.  Briefly summarize mission need and status of the acquisition program.

Overview.  Briefly define the scope of the program and identify the primary deliverables.

Integrated Funding.  Use the funding table format in the IPP template found in FAST to show program funding distribution by fiscal year in then-year dollars by major funding category. Be consistent with and do not exceed the cost baseline in the Acquisition Program Baseline.

Integrated Schedule.  Display the integrated program schedule as a logical networking of the work activities that will be executed to achieve successful program implementation. Briefly define each work activity in the appropriate section of the Integrated Program Plan, and identify who is responsible, when the activity will be completed, any output of the activity, and who approves.

Performance.  Identify and define the work activities that will be executed to manage this acquisition program according to strategy in the Acquisition Strategy Paper, including program management, program control, contract management, requirements management, and risk management. Identify and define the work activities to execute each procurement planned for this acquisition program.

Benefits.  Identify and define the work activities that will be executed to verify that benefits in the Acquisition Program Baseline are achieved during in-service management of this acquisition program.

Physical Integration.  Identify and define the work activities that will be executed to integrate the products of this acquisition program into the physical environment for the following, as appropriate:  real estate, space, environment, energy conservation, heating, ventilation, air conditioning, grounding, bonding, shielding lightning protection, cables, hazardous materials, power systems and commercial power, telecommunications, special considerations.

Functional Integration.  Identify and define the work activities that will be executed to integrate the products of this acquisition program with other elements of the National Airspace System and non-NAS capabilities. Identify and define the work activities that will be executed to satisfy requirements related to hardware/software integration, spectrum management, and standardization.

Human Integration.  Identify and define the work activities that will be executed to ensure the product(s) of this acquisition program are appropriate for the human workforce that will operate and maintain it. This includes optimizing the human-product interface to achieve best performance from a total product perspective, as well as satisfying requirements related to employee heath and safety and obtaining special skills and capabilities for operators, maintainers, and support personnel.

Security.  Identify and define the work activities that will be executed to satisfy requirements related to physical security, contractor-unique security, NAS information security, and security personnel.

In-Service Support.  Identify and define the work activities that will be executed to achieve in-service support for the products of this acquisition program throughout their lifecycle. Address the following, as appropriate: staffing, supply support, support equipment, technical data, training and training support, first and second level repair, packaging, handling, shipping, and transportation.

Test and Evaluation.  Identify and define the work activities that will be executed to satisfy test and evaluation requirements including, as appropriate: mandatory evaluations of safety, environmental, and energy conservation issues prior to joint acceptance and inspection; system test; operational testing at the FAA Technical Center before testing at an operational site; independent operational test and evaluation; and field familiarization testing. Be sure these work activities fully address the test environment, test planning, test resources, test personnel, test equipment, test tools, test sites, and test reports.

Implementation and Transition.  Identify and define the work activities that will be executed to field the products of this acquisition program and put them into operational use in a manner that will not disrupt on-going operations. Typically, these work activities encompass implementation planning, pre-installation checkout, installation and checkout, site integration, system shakedown, dual operations, and removal/disposal of replaced systems, equipment, land, facilities, and other items.

Quality Assurance.  Identify and define the work activities that will be executed to implement and monitor quality assurance requirements in the Acquisition Program Baseline. Typically, these work activities deal with contractor status reporting, metrics, in-plant QRO, independent verification and validation, vendor quality assurance, and Capability Maturity Model assessment of the software development processes of potential suppliers.

Configuration Management.  Identify and define the work activities that will be executed to achieve configuration management for hardware, software, facilities, data, interfaces, tools, and documentation throughout the lifecycle of the acquisition program.

In-Service Management.  Identify and define the work activities that will be executed during in-service management to monitor and evaluate the status of fielded products and services so performance can be sustained and optimized, and to gather the information needed to determine when fielded capability must be upgraded or modernized.

Template for the Integrated Program Plan

This template provides guidance for preparing the Integrated Program Plan (IPP). It supplements information found in Appendix B of the FAA Acquisition Management System (AMS). Text of the template that is italicized is intended to guide preparation of the IPP. Non-italicized text defines the format and structure of the document (title page, table of contents, section head and numbers, tables and titles). Not all sections of the IPP template apply to every acquisition program, particularly requirements that will be satisfied by human resource services. Simply state “not applicable” for those sections which do not apply.

INTEGRATED PROGRAM PLAN

(enter program name)

Version (#)

Approved by:	     Signature       				Date:

(Co-lead, Integrated Management Team

or equivalent Director, sponsoring organization)

Approved by:	     Signature       				Date:

(Co-lead, Integrated Management Team

or equivalent Director, providing organization)

Submitted By:	     Signature      				Date:

(Preparing organization)

Sponsor Focal Point				IPT Focal Point

Name:						Name:

Code:						Code:

Phone Number:				Phone Number:

FAX Number:					FAX Number:

Federal Aviation Administration

800 Independence Avenue SW

Washington DC 20591

Integrated Program Plan

Table of Contents

1  BACKGROUND…………………………………………………………………………………………1

Mission Need…………………………………………………………………………..…………1

Status……………………………………………………………………………………...………1

2  OVERVIEW………………………………………………………………………………..…..…………1

Program Scope…………………………………………………………………………………….1

Products……………………………………………………………………………………………1

3  INTEGTRATED PROGRAM FUNDING……………………………………………..………………..1

4  INTEGRATED PROGRAM SCHEDULE…………………………………………….…..…..………..5

5  PERFORMANCE……………………………………………………………………….………….…….9

Core Work Activities……………………………………..………………………..…….….…….9

Program Management Work Activities…………………………………………….…..…...…….9

Procurement Work Activities………………………………………………………….…………11

6  BENEFITS………………………………………………………………………………………….……11

7  PHYSICAL INTEGRATION……………………………………………………………….………….12

8  FUNCTIONAL INTEGRATION………………………………………………………..…..…………15

9  HUMAN INTEGRATION………………………………………………………………….….….……16

10  SECURITY………………………………………………………………………………………..……18

11  IN-SERVICE SUPPORT……………………………………………………………………...……….18

12  TEST AND EVALUATION……………………………………………………..…………….………20

13  IMPLEMENTATION AND TRANSITION………………………………………………………….21

14  QUALITY ASSURANCE……………………………………………………………………...………23

15  CONFIGURATION MANAGEMENT……………………………………………………………….26

16  IN-SERVICE MANAGEMENT………………………………………………………..….………….24

1  BACKGROUND

1.1 Mission Need.  Identify the Mission Need Statement and any other high-level agency document (e.g., FAA Strategic Plan) supporting this program. Briefly summarize the mission need this program is intended to satisfy.

1.2 Status.  State whether this is the initial Integrated Program Plan or a revision. If this is a revision, briefly explain how the program has changed and why approval is sought. Cite any top-level management direction since the last approval that influences this revision. Only major changes to the Integrated Program Plan as a result of changes to the Acquisition Program Baseline or management direction are approved by the Integrated Management Team.

2  OVERVIEW

2.1 Program Scope.  Briefly summarize this acquisition program and the major functions or capabilities it is intended to provide. Describe how it relates to the overall NAS architecture and other interfacing systems or products. Identify and describe all key elements of this program (e.g., procurement of systems or equipment, modification or construction of facilities, changes in the physical infrastructure, development of functional interfaces, procurement of installation or support services).

2.2 Deliverables.  List the primary deliverables of this program.

3  INTEGRATED PROGRAM FUNDING

Use the format of Table 1 to show program funding distribution by fiscal year, cost breakout element, and appropriation in then-year dollars. Use the same cost breakout elements and be consistent with the Acquisition Program Baseline and Acquisition Strategy Paper. If this is a jointly funded program, show other government agency funding. The following cost elements and cost factors are representative of what may need to be funded and implemented by the acquisition program:

Table1.  Program Funding

Change (#)

(Then-year $M)

Cost

Element

|  | Appropriation |
| --- | --- |

FY

1

FY

2

FY

3

FY

4

FY

5

FY

6

FY

7

FY

8

FY

9

FY

10

FY

11

FY

12

FY

| “n” | Cost at Completion |
| --- | --- |
| Program Management |

RE&D

F&E

OPS

Test and Evaluation

RE&D

F&E

OPS

Training

RE&D

F&E

OPS

Data Management

RE&D

F&E

OPS

Physical Integration

RE&D

F&E

OPS

Systems and Equipment

RE&D

F&E

OPS

Implementation

RE&D

F&E

OPS

Product Support

RE&D

F&E

OPS

Operations and Maintenance

RE&D

F&E

OPS

In-Service Support

RE&D

F&E

OPS

In-Service Monitor, Assess,

Sustain

RE&D

F&E

OPS

Disposal of Replaced Assets

RE&D

F&E

OPS

Total Program Cost

RE&D

F&E

OPS

The following cost elements and cost factors are representative of what may need to be funded and implemented by the acquisition program:

Cost Element

|  | Cost Factors |
| --- | --- |
| Activities External to Program |

Remote maintenance monitoring

Rulemaking changes

Activities by other acquisition programs

Airport and local government activities

Regulatory activities

Facilities

A&E design

Site-specific design

Construction

Systems/Software

Development

Engineering

Production

Reviews and audits

Physical Integration

Real estate

Space

Environmental engineering

Energy conservation

Heating, cooling, air-conditioning

Abatement engineering

Civil engineering

Power system

Telecommunications

Hazardous materials

Grounding, bonding, shielding, and     lightning protection

Cables

Roads

Sewage

Functional Integration

NAS integration

Non-NAS integration

Software integration

Spectrum management

Standardization

Cost Element

|  | Cost Factors |
| --- | --- |
| Human Integration |

Human/product interface

Employee health and safety

Special skills and capabilities

Security

NAS information security

Physical security

Personnel security

In-Service Support

Staffing

Supply support

Support equipment

Technical data

Training and training support

First and second level repair

Packaging, handling, storage, and  transportation

Test and Evaluation,

Test plans, procedures, reports

Test equipment/tools, including aircraft

Test staff and training

Test simulators, simulations, modeling

Test articles

Test testbeds and test facilities

IOT&E

Test plans, procedures, reports

Test equipment/tools, including aircraft

Test staff and training

Configuration Management

Functional baseline

Product baseline

Physical configuration audit

Functional configuration audit

Configuration change management

Documentation management

Quality Assurance

Contractor quality management

Cost/schedule/performance management

Cost Element

|  | Cost Factors |
| --- | --- |
| Implementation |

Planning

Pre-installation checkout

Installation and checkout

Site integration and shakedown

Dual operations

Removal/disposal of replaced assets

In-Service Management

Monitoring, assessing, optimizing product performance

Evaluating capability versus projected demand

Sustainment Engineering

Replacing obsolete HW/SW components

Sustaining performance

Program Support Services

Program management/technical support

Procurement activities

Special analysis and studies

Operations and Maintenance

Operational/maintenance resources required by the IPT for fielded products

4  INTEGRATED PROGRAM SCHEDULE

Develop an integrated program schedule that is a logical networking of the work activities that will be executed to achieve successful program implementation. Use of an automated scheduling tool (e.g., MS Project, Primavera, Artemis) is encouraged. Numerically link the work activities to the narrative description of each in the functional areas addressed in this Integrated Program Plan Sections 5 through 16. The narrative descriptions define each work activity, identify the responsible agent, identify any associated product and approval agent for those products, and define the completion date for the activity. The integrated program schedule should integrate all activities (both government and contractor responsibilities) into a single comprehensive plan that represents the IPTs “road map for program implementation” from the investment decision through the in-service phase. Show major program milestones and critical interrelationships between work activities in the integrated program schedule.

The following are representative work activities that could appear in the integrated program schedule:

Program Element

Event/Milestone

Planning

Requirements Document approved

Acquisition Program Baseline approved

Acquisition Strategy Paper approved

Integrated Program Plan approved

Facilities

A&E contract awarded

A&E design complete

Site-specific designs complete

Sites prepared

Construction contract awarded

Beneficial occupancy date

Systems/Software

Development SIR released

Development contract awarded

Preliminary Design Review complete

Critical Design Review complete

Full production decision

Production SIR released

Production contract awarded

First article delivery

Production units delivered

Physical Integration

Environment studies complete

Civil engineering studies complete

Abatement activities complete

Site(s) selected

Site(s) procured

Power systems SIR released

Power systems delivery

Telecommunications SIR released

Telecommunications operational

Cable SIR released

Cables delivered

Roads/sewage procured

Program Element

Event/Milestone

Functional Integration

Interface requirements defined

Interfaces functional

Software interface requirements defined

Software interfaces functional

RMMS/NIMS available

ORD dates of interfacing systems and equipment

Airline equipage actions complete

Actions by regulatory bodies complete

Actions by airport authorities or local governments complete

DOD or other agency agreements finalized

Rulemaking changes complete

Actions by other programs complete

Actions by operations or maintenance organizations complete

Human Integration

Human-product interface design complete

Special skills and training identified

Training courses established

Health and safety issues defined

Security

Physical security requirements defined

Physical security designed

Physical security procured

Physical security fielded

NAS information security defined, designed, acquired, fielded

Personnel security defined, designed,   acquired, fielded

In-Service Support

Support needs defined, procured, fielded (staffing, supply support, training and training support, support equipment, first and second level maintenance, packaging, handling, storage, and transportation, technical data)

Program Element

Event/Milestone

Test and Evaluation

Operational capability demonstration/test

(may be element of source selection)

Prototype testing complete

Factory acceptance testing complete

Operational testing complete

Facility/equipment integration testing complete

IOT&E Readiness Declaration

Site acceptance testing complete

Field familiarization testing complete

Independent Operational Test and Evaluation

Test plans, procedures complete

IOT&E complete

IOT&E report delivered

Implementation and Transition

Pre-installation checkout complete

Installation and checkout complete

Joint acceptance inspection complete

In-service decision

Initial operational capability

Full operational capability

First Operational Readiness Date

First commissioning

Last Operational Readiness Date

Last commissioning

Configuration Management

Functional baseline defined

Functional configuration audit complete

Physical configuration audit

Product baseline defined

Quality Assurance

QRO on site

CSSR delivery

In-Service Management

Product monitoring capability in place

Product evaluation capability in place

5  PERFORMANCE

Core Work Activities.  Use the format below to define the core work activities to implement the program strategy defined in Section 5.1 of the Acquisition Strategy Paper. The work activities defined in this section relate to the overall program strategy; for example the engineering and development work activities associated with a software or hardware developmental program or the design and construction activities associated with establishing a new facility. Work activities related to such supporting disciplines as test and evaluation, quality assurance, and configuration management are defined in other sections of the Integrated Program Plan. The key is to think through what needs to be done to achieve the capability specified in the Acquisition Program Baseline, and to build the work activities that will achieve that capability. Link all work activities to Section 3, Integrated Program Schedule, and include funding requirements in Section 4, Integrated Program Funding

Core Work Activity Chart

| Activity Title | Activity Description |
| --- | --- |

Responsible

| Agent | Product | Approving Agent |
| --- | --- | --- |

Completion

Date

(short descriptor of first work activity)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

(short descriptor of second work activity)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

| (date when the activity must be finished to avoid schedule slippage) |
| --- |
| etc. | etc. | etc. | etc. | etc. | etc. |

5.2  Program Management Work Activities.  Use the format below to define the work activities (both government and contractor) to manage this acquisition program as defined in Section 5.2 Management Strategy, of the Acquisition Strategy Paper. Link all work activities in Section 3, Integrated Program Schedule, and include funding requirements in Section 4, Integrated Program Funding.

Management Work Activity Chart

| Activity Title | Activity Description |
| --- | --- |

Responsible

| Agent | Product | Approving Agent |
| --- | --- | --- |

Completion

Date

Expanded Product Team (e.g., activities to formulate and establish MOUs/MOAs with other organizations that must take action integral to this acquisition program, and to obtain representation on the expanded product team. Reporting activities for members of expanded product team)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Program Control (e.g., activities to develop program metrics, track and report program status against metrics, identify and implement corrective action for emerging problems)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Contract Management (e.g., periodic management and technical reviews, cost/schedule status reporting and reviews, qualification of contract deliverables, contractor deviation reporting and corrective action)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Requirements Management (e.g., activities to manage and control the Acquisition Program Baseline, activities to monitor and coordinate site-specific requirements)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Risk Management (e.g., activities to monitor and report actual progress for risk areas relative to planned progress; activities to assess risk, analyze progress, and take corrective action, as required)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

5.3 Procurement Work Activities

Use the format below to define the work activities that will be executed to implement each individual procurement planned for this acquisition program. Be consistent with the approach in Section 5.3, Procurement Strategy, of the Acquisition Strategy Paper. Work activities must address tasking and funding sent to other agencies and organizations, as appropriate,  as well as efforts associated with contracting with industry. Addresses all aspects of procuring needed services and capabilities including identification of potential sources, source selection, competition, contract type, GFE and GFI, acceptance criteria, warranties, and data rights. Link all work activities in Section 3, Integrated Program Schedule, and include funding requirements in Section 4, Integrated Program Funding

Procurement Work Activity Chart

| Activity Title | Activity Description |
| --- | --- |

Responsible

| Agent | Product | Approving Agent |
| --- | --- | --- |

Completion

Date

Prime Contract(s) (e.g., prepare SOW, release SIR, obtain industry comment, evaluate proposals, conduct negotiations, award contract)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

| (date when the activity must be finished to avoid schedule slippage) | Approving Agent |
| --- | --- |

Completion

Date

Support Contract(s) (e.g., develop SIR, release SIR, evaluate proposals, conduct negotiations, award contract)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Tasking to Other Government Organizations

(e.g., develop MOU, define tasking, transfer funding)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

6  BENEFITS

Use the format below to define the work activities to verify that benefits in the Acquisition Program Baseline are achieved during in-service operation of the products and services of this acquisition program. Be consistent with the approach in Section 6 Benefits, of the Acquisition Strategy Paper. If actions must be taken by parties outside the direct control of the IPT to achieve benefits (e.g., equipage by the aviation industry, regulatory action), be sure to include those work activities as well. Link all work activities in Section 3, Integrated Program Schedule, and include funding requirements in Section 4, Integrated Program Funding

Benefits Work Activity Chart

| Activity Title | Activity Description |
| --- | --- |

Responsible

| Agent | Product | Approving Agent |
| --- | --- | --- |

Completion

Date

(short descriptor of first work activity)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

(short descriptor of second work activity)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

| (date when the activity must be finished to avoid schedule slippage) |
| --- |
| etc. | etc. | etc. | etc. | etc. | etc. |

7  PHYSICAL INTEGRATION

Physical integration concerns the integration of a solution to mission need into the physical environment. Use the format below to define the work activities to achieve physical infrastructure requirements in the Acquisition Program Baseline. Be consistent with the approach in Section 7, Physical Integration, in the Acquisition Strategy Paper. Link all work activities in Section 3, Integrated Program Schedule, and include funding requirements in Section 4, Integrated Program Funding.

Physical Integration Work Activity Chart

| Activity Title | Activity Description |
| --- | --- |

Responsible

| Agent | Product | Approving Agent |
| --- | --- | --- |

Completion

Date

Real Estate (e.g., activities to acquire any land or other real property, as required. Include work activities related to completing appropriate Environmental Due Diligence Audits. Begin work activities early in solution implementation since the acquisition of real estate is often very time-consuming)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Space (e.g., work activities to acquire the space needed to house systems, auxiliary equipment, and personnel, as appropriate, including adequate workspace for maintenance and access to serviceable components)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Environment (e.g., the work activities to achieve compliance with any environmental or hazardous materials requirements)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Energy Conservation (e.g., the work activities to be executed to achieve compliance with the National Energy Conservation Policy Act)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Heating, Ventilation, Air-Conditioning (e.g., the work activities to achieve heating, ventilation, and air-conditioning requirements)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

| Activity Title | Activity Description |
| --- | --- |

Responsible

| Agent | Product | Approving Agent |
| --- | --- | --- |

Completion

Date

Grounding, Bonding, Shielding, and Lightning Protection (e.g., the work activities to achieve grounding, bonding, shielding, and lightning protection requirements)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Cables (e.g., the work activities to achieve cable, cable routing, and raised-floor requirements)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Hazardous Materials (e.g., the work activities to achieve hazardous materials requirements

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Power Systems and Commercial Power (e.g., the work activities to achieve power system and commercial power requirements)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Telecommunications (e.g., the work activities to achieve telecommunications requirements)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Special Considerations (e.g., the work activities to achieve unique requirements related to such factors as fiber optics, water and sewer, and roadway access)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

8  FUNCTIONAL INTEGRATION

Use the format below to define the work activities to achieve functional integration with other systems and equipment, the physical plant housing product(s), and human operators and maintainers, as appropriate. Link all work activities to Section 3, Integrated Program Schedule, and include funding requirements in Section 4, Integrated Program Funding.

Functional Integration Work Activity Chart

| Activity Title | Activity Description |
| --- | --- |

Responsible

| Agent | Product | Approving Agent |
| --- | --- | --- |

Completion

Date

Integration with NAS (and non-NAS) Elements (e.g., the actions and activities to achieve interface with other systems, subsystems, networks, facilities, and organizations, including all states and modes of operation (primary and back-up). Address remote maintenance monitoring or operational command and control requirements)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Software Integration (e.g., the actions and activities to achieve the following, as appropriate: procedural and technical interface requirements; communications, protocols, and standards to ensure compatibility and inter-operability with other fielded systems; computer resource support requirements including automated test equipment, required capabilities for integrated computer resources support, unique user interface requirements, demonstration needs, and special software certification)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

| Activity Title | Activity Description |
| --- | --- |

Responsible

| Agent | Product | Approving Agent |
| --- | --- | --- |

Completion

Date

Spectrum Management (e.g., the actions and activities to achieve requirements related to spectrum management including certification of radio spectrum availability, spectrum compatibility with existing and future components of the National Airspace System)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Standardization (e.g., the actions and activities to achieve the use of standard products already in use in the NAS, and to satisfy any ICAO, ISO, space management or other standard to ensure ease of training, logistics, workforce mobility, or compliance with international, national, state, and local codes and laws)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

9  HUMAN INTEGRATION

Typically, human integration activities are intended to ensure products are well-designed and appropriate for the human workforce that will operate, maintain, and support them. Human factors work activities should be consistent with the nature, size, and complexity of the product(s) being acquired, and should achieve the following: product design influenced by the capabilities and limitations of operators, maintainers, and support personnel; determination of the required level of human performance necessary to achieve required product performance; necessary personnel training. Link all work activities in Section 3, Integrated Program Schedule, and include funding requirements in Section 4, Integrated Program Funding.

Human Integration Work Activity Chart

| Activity Title | Activity Description |
| --- | --- |

Responsible

| Agent | Product | Approving Agent |
| --- | --- | --- |

Completion

Date

Human-Product Interface (e.g., the actions and activities to achieve or resolve the following, as appropriate: requirements for manpower factors that impact product design; broad cognitive, physical, and sensory requirements for operators, maintainers, and support personnel that contribute to or constrain performance; requirements for human performance that will achieve effective human-system interfaces)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Employee Safety and Health (e.g., the work activities to achieve compliance with Occupational Safety and Health Administration requirements or other safety-related requirements, as well as work activities to achieve operating environment requirements related to such factors as light, temperature, noise, fire protection, stairs, and ladders)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Specialized Skills and Capabilities (e.g., the actions and work activities to achieve: cognitive, physical, sensory, and performance for operators, maintainers, or support personnel; human performance thresholds and criteria; and constraints, limitations, and specialized requirements related to training, staffing levels, and personnel skills)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

10  SECURITY

Use the format below to define the work activities to achieve physical security, NAS information security, and personnel security.

Security Work Activity Chart

| Activity Title | Activity Description |
| --- | --- |

Responsible

| Agent | Product | Approving Agent |
| --- | --- | --- |

Completion

Date

Physical Security (e.g., work activities related to the design and construction of a secure physical plant, as well as procurement of security equipment or resources)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

NAS Information Security (e.g., work activities to achieve secure processing, storage, or transfer of information related to air traffic control or other sensitive information)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Personnel Security(e.g., work activities related to achieving security requirements related to personnel, security clearances, security training, and access control)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

11  IN-SERVICE SUPPORT

Use the format below to define the work activities to achieve support requirements for this acquisition program. Organize lifecycle support work activities into the elements specified in the table. Link all work activities in Section 3, Integrated Program Schedule, and include funding requirements in Section 4, Integrated Program Funding.

In-Service Support Work Activity Chart

| Activity Title | Activity Description |
| --- | --- |

Responsible

| Agent | Product | Approving Agent |
| --- | --- | --- |

Completion

Date

Staffing (e.g., work activities to define and obtain person work-hours required to perform operations, maintenance, and support actions)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Supply Support (e.g., work activities to determine, obtain,, catalog, receive, store, and issue items of supply)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Support Equipment

(e.g., work activities to obtain the tools and equipment required to install and support the operation and maintenance of the facility, system, or equipment)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Technical Data (e.g., work activities to obtain recorded information such as manuals, specifications, drawings, and operational testing procedures to operate a product over its intended lifecycle)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Training and Training Support (e.g., work activities to define and obtain processes, procedures, course material, and skills necessary to train personnel to install, operate, and maintain the facility, system, or equipment)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

First and Second Level Repair  (e.g., work activities to define and obtain the resources, processes, and procedures for on-site and second-level engineering support for both hardware and software)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

| Activity Title | Activity Description |
| --- | --- |

Responsible

| Agent | Product | Approving Agent |
| --- | --- | --- |

Completion

Date

Packaging, Handling, Storage, and Transportation (e.g., work activities to acquire the resources and methods to ensure systems, equipment, and support items are preserved, packaged, stored, and transported safely)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

12  TEST AND EVALUATION

Use the format below to define the work activities to implement the test strategies in the Acquisition Strategy Paper. These activities must verify achievement of requirements and Critical Operational Issues in the Acquisition Program Baseline. Testing work activities may include: the creation, validation, and execution of developmental and operational test plans; test events; test reports; the development or procurement of specialized test equipment such as aircraft, simulators, hardware/software test beds, and computer-driven simulation models; the procurement of test articles and development of test sites; test data recording and analysis; and the establishment of manpower and training needed by both contractor and government personnel for the test program. If the contractor’s Master Test Plan forms the basis for the Developmental System Test, ensure FAA input, control, and approval of work activities and approval points. For commercial and nondevelopmental programs, review the applicability of historical test data or commercial product testing in place of government-unique testing. For Operational System Test, clearly distinguish between testing at William J. Hughes FAA Technical Center and field testing, and be sure to coordinate and schedule test requirements early.

If the program is designated for IOT&E, the ATS Test Team will develop the IOT&E Section of the Integrated Program Plan. For designated programs, the preparation of the Independent Operational Test and Evaluation Readiness Declaration (IOT&ERD) should be an IPT-test activity under Operational System Test. Link all work activities in Section 3, Integrated Program Schedule, and include funding requirements in Section 4, Integrated Program Funding. The T&E Section for programs designated for IOT&E is co-approved by ATQ-1 and the IPT lead.

Test and Evaluation Work Activity Chart

| Activity Title | Activity Description |
| --- | --- |

Responsible

| Agent | Product | Approving Agent |
| --- | --- | --- |

Completion

Date

System Test (e.g., work activities to define system test objectives; obtain test plans, resources, tools personnel, sites, and procedures; conduct tests and report findings. System test may include developmental, operational, site, first article, and product testing)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization, individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Independent Operational Test and Evaluation (e.g., work activities to define IOT&E test objectives; obtain test plans, resources, tools personnel, sites, and procedures; conduct tests and report findings)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization, individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Field Familiarization Testing (e.g., work activities to define Field Familiarization test objectives; obtain test plans, resources, tools personnel, sites, and procedures; conduct tests and report findings)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization, individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

13  IMPLEMENTATION AND TRANSITION

Use the format below to define work activities to field the products of this acquisition program and put them into operational use. This typically encompasses implementation planning, pre-installation checkout, installation and checkout, site integration, system shakedown, dual operations, and the removal and disposal of replaced systems, equipment, land, facilities, and other items. Work activities should minimize disruption to current functions and services during transition to the new capability. Use the In-service Checklist as a guide when identifying actions and activities that need to be planned and executed. Link all work activities in Section 3, Integrated Program Schedule, and include funding requirements in Section 4, Integrated Program Funding

Implementation and Transition Work Activity Chart

| Activity Title | Activity Description |
| --- | --- |

Responsible

| Agent | Product | Approving Agent |
| --- | --- | --- |

Completion

Date

Implementation Planning

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Pre-Installation Checkout

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Installation and Checkout

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Site Integration

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Dual Operations

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Removal/Disposal of Replaced Items

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

14  QUALITY ASSURANCE

Use the format below to define the work to implement quality assurance controls as specified in the Acquisition Strategy Paper. Include work activities needed to report, track, analyze, and correct quality problems emerging from contracted efforts. Link all work activities in Section 3, Integrated Program Schedule, and include funding requirements in Section 4, Integrated Program Funding. Identify in Section 11, In-Service Support, any training work activities for implementing quality assurance on this program.

Quality Assurance Work Activity Chart

| Activity Title | Activity Description |
| --- | --- |

Responsible

| Agent | Product | Approving Agent |
| --- | --- | --- |

Completion

Date

Contractor Status Reporting

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

In-Plant QRO

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Independent Validation and Verification

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

Contractor Software Process Monitoring

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

15  CONFIGURATION MANAGEMENT

Use the format below to define work activities to achieve configuration management for hardware, software, data documentation, interfaces, and tools, as appropriate. This approach will vary based on the product to be procured (e.g., commercial, nondevelopmental, or development). Typically, the following configuration baselines should be established and managed: a functional baseline of decomposed requirements, an allocated baseline of configuration items, and a product baseline for production. Software configuration management should cover source code, source-code-level programming instructions of programmable firmware devices, test procedures, and test cases. Identify tools that will be used to accomplish configuration management. Link all work activities in Section 3, Integrated Program Schedule, and include funding requirements in Section 4, Integrated Program Funding

Configuration Management Work Activity Chart

| Activity Title | Activity Description |
| --- | --- |

Responsible

| Agent | Product | Approving Agent |
| --- | --- | --- |

Completion

Date

(short descriptor of first work activity)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)

(short descriptor of second work activity)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

| (date when the activity must be finished to avoid schedule slippage) |
| --- |
| etc. | etc. | etc. | etc. | etc. | etc. |

14  IN-SERVICE MANAGEMENT

Use the format below to define work activities that will executed during in-service management of this acquisition program. These work activities will become more definitive as products near and enter the in-service phase of the lifecycle.  In-service work activities should define how the Integrated Product Team will monitor and evaluate the performance of fielded products and services, optimize their efficiency and effectiveness, sustain and extend their useful lifecycle within constraints of available sustainment funding, and evaluate the capability of fielded products and services to satisfy projected demand, as preparation for an investment decision on service-life extension when a major upgrade in capability is needed. Link all work activities in Section 3, Integrated Program Schedule, and include funding requirements in Section 4, Integrated Program Funding

In-Service Management Work Activity Chart

| Activity Title | Activity Description |
| --- | --- |

Responsible

| Agent | Product | Approving Agent |
| --- | --- | --- |

Completion

Date

(short descriptor of first work activity)

(short explanation of the work activity)

(organization, individual responsible for doing the work)

(output from the work activity)

(organization/individual that approves the product)

(date when the activity must be finished to avoid schedule slippage)