Previous minutes and documentation available at: http://tdweb.fnal.gov/HINS

# Meeting minutes of Nov 29th 2007

# Slava Aseev - Energy Table - Power consumption in the RT CH section

# Link to file(.ppt)

Link to file(.xls)

MWS Cavity voltage definition and TRACK cavity voltage definition were used. Example of cavity CH-2 showed that the two definitions give very similar results.

Synchronous voltage (Us) gain is slightly different from MWS voltage (Umws) gain. Beam energy gain is very close to the voltage produced by the cosinus.

Total power consumptions in cavities are Pbeam=75.9 kW and Pcopper=337.9 kW, compare to Pbeam= 77kW and Pcopper=348kW of the Feb 2007 version with 16 different cavity designs. These power consumptions are calculated based on an average current of Iave=10mA. Alfred suggested that we should have energy table calculated for Iave=16mA, with considerations of choppers taken into account.

Cavity #3 and #4 have the same shunt impedance while each carries different betas. This is needed to be checked.

Gennady and Slava will discuss and finalize the energy table for 16 cavities with 9 designs.

# Gennady Romanov - Power distribution in RT part

# Link to file

Evaluation of the RF distribution system has been presented. The analysis confirmed that the system can easily deliver required power to all room temperature cavities and provide adequate power level adjustment. But it was remarked that the system design could be more optimized and simplified though. It was concluded that the vector modulators alone can not provide necessary phase adjustment between beam and accelerating field. Several ways to expand phase tuning capabilities have been discussed.

Gennady suggested that since the IQM gives a phase shift of only +/-450, additional phase shift is needed between adjacent couplers. Mechanical phase shifter with +/-1800 will be a feasible and convenient choice.

Alfred mentioned that the IQM gives a phase shift of +/- 600. He agreed that mechanical phase shifter is a good choice, but the cost of it is high. Bob Webber and Alfred suggested that a less expensive way to deal with the matching of the phases is to use +/-600 IQM together with cable with specific length.

Bob Kustom mentioned that we can work out the phase downstream from the RFQ. It acts as a reference to the rest of the IQM in the beam line.

# Bob Webber - Report on the status of the RFQ

The RFQ has been put into the tuning facility this week and should be ready for bead-pull test by mid-December. Hopefully it will arrive at FNAL by January 2008.

# Waiming Tam - Test of room temperature tuners on RTCH#1

# Link to file

Report on the test of tuners installed in cavity CH-1. With both of the two tuners working sensitivity of the resonant frequency of cavity to the movement of tuners is 30.7 kHz/mm, while Q changed by 2% in a stroke of 42 mm. Alfred mentioned that he measured a 10% change of Q. This is needed to be verified.

Known problems prior to test are found to be squirming of bellows, catching of bellows on hard stop of shaft and possibility of falling copper plungers.

Plungers were fixed with set screw on tuner before testing. Test with stroke of 32 mm at 0.8mm/s for 78 hours (3300 cycles). Low power was used. Ion pump was on. Phase-locked-loop was on to keep track of the resonance frequency.

Results (graph) show that resonance frequency of the cavity responded to the movement of the tuner normally. Pressure stayed constant at around 6.9e-9 torr. The tuner passed the test. Design is under revision now. Maximum stroke will be cut into half and proximity switches will replace electronic one. Other mechanical improvements such as different shaft and different bearings will be implemented.