SECTION 5.  ANALYSIS AND COMPARISON OF ALTERNATIVES

This section provides a comparison of the quantifiable benefits and costs associated with the alternatives considered by the CME SIM Project Team. Alternative 1, the Base Case, is not included in the comparison. It simply continues with current processes and maintains existing systems. Therefore, it involves no incremental recurring or non-recurring costs; and does not have any associated system- or process-related benefits.

Benefits and costs are compared for Alternatives 2 and 3. The analysis shows that Alternative 3, the Corporate R&D Portfolio Management Environment, is projected to cost $7.49 million more than Alternative 2, the Enhanced Base Case, over the 5-year life of the project. However, at full implementation the Corporate R&D Portfolio Management Environment is expected to provide $27.66 million more in annual benefits than the Enhanced Base Case.

## 5.1  Overall ABC Methodology

The methodology described in the DOE Analysis of Benefits and Costs (ABC’s) Guidelines was used to perform the analysis of benefits and costs on the two alternatives. In addition, general guidance prescribed in Office of Management and Budget (OMB) Circular A-94 for conducting benefit-cost analyses was used to ensure that all elements were considered appropriately in the analysis. This methodology is similar to the discounted cash flow technique widely used in the private and public sector.

To perform this analysis, the benefits and costs expected from each of the alternatives were identified and quantified. All future cash flows (both positive and negative) were discounted based on the timing of the cash flow and on the discount rate for the entire investment. The discounted cash flows were added together to determine the overall net present value (NPV) of the investment alternative.

Real dollars and discount rates were used in the analysis rather than nominal dollars and rates. Real dollars (or constant dollars) are dollars having the same purchasing power based on a time reference period called the base year (in this case, FY 2000). This approach excludes the impact of inflation on both the dollar values and the discount rate. Since inflation was not factored into the investment analysis, monetary results should not be used for budgeting purposes. A real discount rate of 3.9 percent was used for the investment analysis in accordance with OMB Circular A-94, Appendix C, (revised January 2000).

For the purposes of this analysis, the alternatives were assumed to start at the beginning of FY 2001 (October 2000) and expected to extend for a project lifecycle of 5 years. A detailed description of the methodologies used to estimate costs and benefits is provided in Appendix E. Exhibits that support the comparison of alternatives are in Appendix F.

5.2  Comparison of Alternatives 2 and 3

Table 5-1 compares the total system lifecycle costs of Alternatives 2 and 3. Total costs include personnel costs as well as equipment, travel, training, software, maintenance, communications, and support contractor costs. The system lifecycle costs are presented in constant base dollars and present value (PV) dollars. The cost of implementing the Enhanced Base Case is less than two-thirds the cost of the Corporate R&D Portfolio Management Environment. For a detailed, year-by-year summary of costs for each alternative, see Exhibits F-3 and F-4 in Appendix F.

|  | Enhanced Base Case | Corporate R&D Portfolio Management Environment |
| --- | --- | --- |
| Total Lifecycle Costs | $9.76 | $17.25 |
| Cumulative PV of Total Cost | $8.85 | $15.87 |

Table 5-1

Total Lifecycle Cost Comparison ($ millions)

The system lifecycle benefits for the alternatives are presented in Table 5-2. The benefit dollar amounts are initially presented in constant base dollars. The PV dollars are shown directly below the constant base dollar amounts. The benefits of the Corporate R&D Portfolio Management Environment alternative outweigh the Enhanced Base Case alternative benefits by more than 2 to1. For detailed information on benefits, see Exhibits F-9 and F-10 in Appendix F.

|  | Enhanced Base Case | Corporate R&D Portfolio Management Environment |
| --- | --- | --- |
| Total Lifecycle Benefits | $38.22 | $85.73 |
| Cumulative PV of Total Benefits | $33.17 | $73.12 |

Table 5-2

Total Benefits Comparison ($ millions)

In addition to the overall 5-year benefits comparison, Table 5-3 shows the annual benefit at full implementation. At full implementation, the Corporate R&D Portfolio Management Environment annual benefits will outweigh the Enhanced Base Case benefits by more than 3 to 1. See Exhibit F-11 in Appendix F for an expanded view of the benefits.

|  | R&D Facilities | Operations Offices | Program Offices | Total |
| --- | --- | --- | --- | --- |
| Enhanced Base Case | $8.93 | $1.22 | $1.30 | $11.45 |
| Corporate R&D Portfolio Management Environment | $24.81 | $4.49 | $9.81 | $39.11 |

Table 5-3

Single-Year Full Benefit Comparison ($ millions)

The break-even analysis assesses the time required for a project to pay for itself in discounted terms. In other words, it identifies the length of time it would take to recover the initial investment on a project. It is equivalent to looking at the cumulative benefits and costs for each alternative over its lifecycle. Note that this dollar analysis is done in terms of PV dollar amounts.

The break-even point for the Enhanced Base Case occurs in FY 2002. The break-even point for the Corporate R&D Portfolio Management Environment occurs in FY 2003. This is displayed graphically in Figure 5-1. For a detailed schedule of the cumulative cash flows for each alternative, see Exhibits F-1 and F-2 in Appendix F.

###### Figure 5-1

###### Break-Even Analysis

One technique used to evaluate investment alternatives is NPV. The NPV was used to determine whether or not an alternative would show a positive return on expenditures. Due to the fact that estimates were made in constant base dollars (the dollar amounts were not adjusted for inflation), they were converted into PV to compare alternatives directly. Since “real” constant base dollar values were used, a real discount rate was employed to convert constant base dollars to PV. The NPV is the difference between the total PV benefits and the total PV costs. The benefit-cost ratio (BCR) was calculated by dividing the PV of benefits by the PV of costs. The total NPV and BCR of both alternatives are shown in Table 5-4.

|  | Enhanced Base Case | Corporate R&D Portfolio Management Environment |
| --- | --- | --- |
| Net Present Value | $24.32 | $57.25 |
| Benefit-Cost Ratio | 4 | 5 |

Table 5-4

Total NPV and BCR Calculations ($ millions)

## 5.3  Summary

Although the Corporate R&D Portfolio Management Environment is the more expensive alternative, it promises a higher benefit-cost ratio, since projected annual benefits at full implementation outweigh the Enhanced Base Case alternative by more than 3 to 1.

It should be noted that numerous and significant non-quantifiable benefits associated with the three alternatives under consideration were identified by the CME SIM Project Team that were taken into account before reaching a recommendation. These are explained in detail in Section 4.