DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  Rev. 1	2.	DRD NO.: 1.1.1.1-a

3.	DATA TYPE:  1	4.	DATE REVISED:  05/2001

5.	PAGE:  1/1

6.	TITLE:  SFOC Program Management Plan

7.	DESCRIPTION/USE:  To describe the contractor’s management organization, approach and systems.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Within 10 days of contract Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  N/A

- Annually, unless update is waived by the NASA OPR

- Within 45 days after the addition/deletion of major content to the SFOC

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Management Plan shall describe the basis for the contractor management organization, approach and systems.  It shall provide a comprehensive integration of all management systems of the prime, subcontractors, and major vendors.  The systems will include those specifically required to accomplish the Statement of Work, as well as those systems and procedures that are to be set in place by the contractor.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Management Plan shall address the contractor’s plans for work definition and authorization, scheduling, budgeting, data accumulation, Safety and Mission Assurance, Program recovery process, subcontract/material control, indirect cost management, baseline control, and organization structure.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.1.1.1-b

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Work Breakdown Structure (WBS) and Dictionary

7.	DESCRIPTION/USE:  To organize the tasks to be accomplished in this contract in a product-oriented structure. The WBS and dictionary shall provide the framework for structuring the program implementation plans, establishing and tracking budgets, preparing schedules, developing work force and material estimates, preparing work authorization documents, and reporting contract performance.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after contract  Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  N/A

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.1, 1.1.2.1 and 1.1.2.2;  DRD’s 1.1.1.1-g, 1.1.2.1-a, and 1.1.2.2-a.

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The WBS shall encompass all the products required to achieve all the requirements of this contract.  The WBS shall subdivide the work to be accomplished into elements that serve as the basis for detailed planning and control, and in addition, permit collection of cost and schedule data for each element.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The WBS shall depict a family tree composed of all the work required by the contract.  The dictionary contains a concise description of contract tasks to be performed and products to be delivered, subdivided by WBS element.  A WBS element may represent an identifiable product, a set of data, a service, a task, or a budget function.  The structure shall be at least at the level of detail in the RFP SOW with additional levels as required by the contract.    Lower levels of detail, which the contractor uses for its own management purposes to validate information reported to NASA, shall be compatible with NASA requirements and be accessible to NASA.  The relationship between the WBS and the contractor’s internal organizations and processes should also be provided.

13.4	FORMAT:  The WBS tree is to be in organization chart format and the associated WBS narrative (WBS Dictionary) in text form and arranged as stated in 13.3 of this DRD.  The WBS tree and dictionary shall be provided in both electronic and hard copy form.

13.5	MAINTENANCE:  The WBS and WBS Dictionary shall be updated to reflect contract changes as they affect the WBS coverage.  Revisions shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  Rev. 1	2.	DRD NO.: 1.1.1.1-c

3.	DATA TYPE:  1	4.	DATE REVISED:  05/2001

5.	PAGE:  1/1

6.	TITLE:  Space Flight Operations Contract Transition Plan

7.	DESCRIPTION/USE:  To provide a planning logic and baseline for transition of all Space Flight Operations activities to the SFOC and insight into planning for cost reduction initiatives across the contract.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Incorporated into basic contract (for Phase 1 of transition activities)

10.	SUBMISSION FREQUENCY: Pursuant to Clause H.30, contracting officer direction for any Phase II contract incorporation shall specifically require an update to be included with the contract transition proposal.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Space Flight Operations Transition Plan provides plans for the transfer of all anticipated operations activity to the SFOC along with supporting logic and rationale.  These plans will include an assessment of the transition of Government responsibilities for the transferred effort.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Transition Plan shall describe the overall plan for transition. As a minimum, it shall address:

a.	Schedule for transition and implementation of the plans, procedures and processes required for performance of the contract.

b.	Metrics used to determine progress for contract transition.

c.	Metrics used for identification of process improvement or requirements changes.

d.	Plan for integration of new effort into SFOC management systems.

e.	Recommended contract arrangements (e.g., assume existing contract).

f.	Transition of Government involvement.

g.	Proposed SFOC contract language changes/additions.

h.	Cost reduction initiatives for scope already included in or being added to SFOC.

13.4	FORMAT:  Contractor format is acceptable.

  - MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE: RFP	2.	DRD NO.:  1.1.1.1-d

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Privatization Development Plan

7.	DESCRIPTION/USE:  To provide a plan for potential privatization of operations systems and services and/or involvement of commercial customers of the Space Shuttle.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Contract Authority to Proceed (ATP) plus one year, or upon NASA

request

10.	SUBMISSION FREQUENCY: Annually or upon NASA request

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The plan describes how the contractor will implement initiatives to stimulate private sector involvement in operations services and as paying customers of Space Shuttle transportation services.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The plan shall include, but not be limited to the following information:

a.	Method for implementing initiatives to stimulate private sector customers for operations systems and services.

b.	Method for implementing a potential Government decision to accept operations systems and services from commercial entities.

c.	Method for implementing a potential Government decision to accept commercial customers of the SSP and/or ISS.

d.	Method by which the estimated cost for such initiatives may be derived.

e.	Type of management interfaces that would be required.

f.	Anticipated relationships among the commercial entity, NASA, and the contractor.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.1.1.1-e

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Contingency Plans

7.	DESCRIPTION/USE:  To document contractor requirements, responsibilities, processes and implementation approach for specified contingencies.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an on-going requirement; no break in existing submission schedule

10.	SUBMISSION FREQUENCY: Update annually

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: Contingency Plans define the contractor's responsibilities and implementation processes and procedures to  satisfy  contingency requirements.

13.2	APPLICABLE DOCUMENTS

See Exhibit 1.1.1.1 to the Statement of Work

13.3	CONTENTS:  The contractor shall develop and maintain (update) contingency plans as listed in Exhibit 1.1.1.1.  The contractor is encouraged to standardize and consolidate similar documentation provided the scope and contents of the existing plans are retained and the appropriate NASA approval is obtained.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page (revision level and date) or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.1.1.1-f

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Space Flight Operations Product Development Plans

7.	DESCRIPTION/USE:  To establish the schedule, the metrics, and baseline all of the plans, procedures, and processes required for the performance and delivery of operations and flight support and Shuttle certification products.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Contract Authority to Proceed (ATP) plus six months

10.	SUBMISSION FREQUENCY:  Updates annually, as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Space Flight Operations Product Development Plans define all planned operations and flight support and Shuttle certification activities transitioned to the Space Flight Operations Contract.  The contractor plans, procedures, processes, and products will be audited when deemed necessary by the Government.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The plans shall provide a detailed characterization of the work efforts required to deliver products obligated under this contract.  It shall include, but is not limited to:

a.	Identification of plans, procedures and processes required for contract implementation.

b.	Product descriptions and applications, customers, organizational hand-offs, math models, databases, schedules, tools, and product assurance management systems.

c.	Metrics used to determine compliance with Government requirements.

d.	Metrics used for the identification of process improvement or requirements changes.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE: RFP	2.	DRD NO.:  1.1.1.1-g

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Organizational Breakdown Structure

7.	DESCRIPTION/USE:  To identify the contractor’s organization for performing this contract.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Ten days after contract Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  (See 13.5)

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.1, 1.1.2.1 and 1.1.2.2; DRD’s 1.1.1.1-b, 1.1.2.1-a, and 	1.1.2.2-1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The OBS shall encompass all elements of the contractor’s organization involved in performing the requirements of this contract.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  For each organizational element information shall include the title of the organization and the name of the incumbent manager (headcount is provided in DRD 1.1.2.1-e), and a cross-reference to each WBS element where work is performed.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Complete reissue as required; otherwise, annually.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.1.1.1-h

3.	DATA TYPE:  2	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE: Property Management Plan

7.	DESCRIPTION/USE:  To describe the method of administering Government personal property.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Preliminary three months after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Final one year after ATP

11.	REMARKS:

12.	INTERRELATIONSHIP:  Paragraph (e)(2) of Clause 52.245-5, SOW 1.1.6.2, DRD 1.4-c

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Government Property Management Plan defines the contractor's acquisition use, protection recording and reporting requirements of Government personal property.

13.2	APPLICABLE DOCUMENTS:

Federal Acquisition Regulation (FAR) Part 45

NASA FAR Supplement (NFS) Part 1845

NMI 4000.3	Supply and Equipment Management

NHB 4100.1	NASA Materials Inventory Management Manual

NHB 4200.1	NASA Equipment Management Manual

NHB 4200.2	Equipment Management User’s Handbook for Property Custodians

NHB 4300.1	NASA Personal Property Disposal Manual

13.3	CONTENTS: This plan shall identify those procedures which constitute the contractor's Property Management System and shall include at a minimum the following categories:

a	Property management.	i.	Reports.

b.  	Acquisition.	j.	Consumption.

c.  	Receiving.	k.	Utilization.

d.	Identification.	l.	Maintenance.

e.	Records.	m.	Subcontractor control.

f. 	Movement.	n.	Disposition.

g.	Storage.	o.	Contractor close-out.

h.	Physical Inventories.	p.	Reconcile contractor records with

NASA's financial records.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.1.1.1-i

3.	DATA TYPE:  3	4.	DATE REVISED:  3/97

5.	PAGE:  1/2

6.	TITLE:  New Technology Reporting

7.	DESCRIPTION/USE:  Provides NASA with detailed technical information relating to inventions, discoveries, improvements, and innovations made by the contractor in the performance of work under this contract for the purpose of identifying NASA-supported new technology, and promoting its commercialization and public availability, and also to ensure that the Government obtains sufficient rights in such technology to meet its needs.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  See Submission Frequency

10.	SUBMISSION FREQUENCY:  (1) REPORTABLE ITEMS (New Technology Reports) shall be submitted to the Contracting Officer within two months after the inventor discloses it in writing to Contractor personnel responsible for the administration of the New Technology clause or, if earlier, within six months after the Contractor becomes aware that a reportable item has been made, but in any event for subject inventions before any on sale, public use, or publication of such invention known to the Contractor.  (2) INTERIM REPORTS shall be submitted every 12 months from the date of this contract.  (3)  The FINAL REPORT shall be submitted to the Contracting Officer within 3 months after completion of the contracted work.  The TMR's will determine the format for the Interim and Final Reports.  Data shall be provided on electronic media.

11.	REMARKS:

12.	INTERRELATIONSHIP:  NFS 1852.227-70, New Technology Clause

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: The Contractor shall establish and maintain active and effective procedures to assure that reportable items are promptly identified and disclosed to Contractor personnel responsible for the administration of this New Technology clause within six months of conception and/or first actual reduction to practice, whichever occurs first in the performance of work under this contract. These procedures shall include the maintenance of laboratory notebooks or equivalent records and other records as are reasonably necessary to document the conception and/or the first actual reduction to practice of the reportable items, and records that show that the procedures for identifying and disclosing reportable items are followed. Upon request, the Contractor shall furnish the Contracting Officer a description of such procedures for evaluation and for determination as to their effectiveness.  The contractor shall submit “Reportable Items,” or New Technology Reports, describing any invention, discovery, improvement, or innovation of the Contractor, whether or not the same is or may be patentable or otherwise protectible under the U.S. Patent Laws, conceived or first actually reduced to practice in the performance of any work under this contract or in the performance of any work that is reimbursable under any clause in this contract providing for reimbursement of costs incurred prior to the effective date of this contract.  Contractor shall also submit Interim Reports and a Final Report providing summary information.

13.2	APPLICABLE DOCUMENTS

NFS 18-52.227-70	New Technology Clause

DRD Continuation Sheet

TITLE:	New Technology Reporting	DRD NO.: 1.1.1.1-i

DATA TYPE:  3	PAGE:  2/2

13.	DATA PREPARATION INFORMATION (CONTINUED):

13.3	CONTENTS:

I.  REPORTABLE ITEMS (New Technology Reports).  These reports shall include the following elements as appropriate.  NASA Form 666A (April 1985) may be used in accordance with instructions on the reverse of the form.  Use of this form is optional, provided all information listed below is included in each report:

a.	Name and address of the contractor submitting the report.

b.	The contract number of the contract under which the report is being submitted.

c.	Title of the item reported.

d.	Brief description (abstract)of the item reported.

e.	Detailed description in the following order:

1.	General purpose of the item (if not explained in the brief description, or abstract).

2.	Improvement and/or advantage over prior methods, materials, or devices.

3.	Detailed description of the item, sufficiently complete in technical detail to convey a clear understanding, to the extent known at the time of the disclosure, of the nature, purpose, operation, and physical, chemical, biological, or electrical characteristics.  Technical data, drawings, and sketches should be included as required to fully describe the item.

4.	Feature of the item believed to be new.

5.	Additional information needed to fully describe the item.

f.	Applications:  Include potential commercial and other non-aerospace uses and users.  Identify specific industries, processes, or products in which the “Reportable Item” might find application or to which it might be related.

g.	Description of possible extensions, or alternate embodiments of this item.

h.	Degree of development and use.  Indicate applicable stage:

1.	Concept only.

2.	Development completed, prototype available.

3.	Limited production.

4.	Date of first actual use, or date of first planned use.

i.	Innovator's name(s) and social security number(s), mailing address, and telephone number.

j.	Identification of any previous publication of the disclosure.  List publications, manuscripts submitted for publication, or reports pertaining to this item, together with relevant dates.  If company-originated, state where they may be obtained; if not company-originated, indicate source and where publication may be obtained, if known.

k.	Technical supervisor or innovator(s).

II.  INTERIM REPORTS shall list reportable items during that period, and certify that all reportable items have been disclosed (or that there are no reportable items) and that the procedures set forth in Section 13.1 above have been followed.

III.  The FINAL REPORT shall list all reportable items or certify that there were no such reportable items, and list all subcontracts at any tier containing a new technology or patent rights clause or certify that there were no such subcontracts.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats in accordance with NASA Form 666A (April 1985) or per Contracting Officer approval.

- MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.1.1.1-j

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  SHUTTLE GROUND PROCESSING PLANS/INSTRUCTIONS

7.	DESCRIPTION/USE:  To describe and baseline the contractor's standardized technical and operational plans and instructions required for the performance of the nine core processes for Ground Operations and definition of the required Government interfaces.  This DRD defines specific action applicable only to the KSC Ground Operations portion of the SFOC.  It is intended to be used at KSC in lieu of DRD 1.1.1.1-f, Space Flight Operations Product Development Plan.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Contract Authority to Proceed (ATP) plus six months

10.	SUBMISSION FREQUENCY:  Updates annually, as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.1 and DRD 1.1.1.1-f

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Ground Processing Plans/Instructions shall document the contractors planned implementation of and/or support to the nine Ground Operations core processes identified in the SFOC Program Management Plan (PMP) Section 7.0 and other appropriate Government requirements.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  Identification of baseline plans and processes required for contract implementation including process descriptions, data flow diagrams and process flow charts; applications, customers and organizational hand-offs; and process verification/integrity assurance methodology.  The Ground Processing Plans/Instructions shall address the contractor's plans to implement the Government's requirements as a minimum in the following Ground Processing core processes:  1) work flow planning, 2) work instruction generation, 3) personnel training; 4) parts, material and services provisioning; 5) facilities and support equipment maintenance; 6) ground processing task execution, 7) ground processing information provisioning; 8) surveillance, and 9) requirements control.  It is NASA's objective to transition away from explicit Government approval on these documents during the SFOC transition except for those plans involving critical ground processes or in-line functions performed by NASA personnel.  The contractor shall consolidate and reduce existing processing plans and instructions that document like processes within these specific core processes.

DRD Continuation Sheet

TITLE:	Shuttle Ground Processing Plans/Instructions	DRD NO.:  1.1.1.1-j

DATA TYPE:  1	PAGE:  2/2

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete revision.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.1.1.1-k

3.	DATA TYPE:   3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.  	TITLE:  Notification of Significant Program Management Decisions

7.	DESCRIPTION/USE:  The purpose of the DRD is to document potentially significant contractor program management decisions such that NASA program management will have timely and appropriate insight prior to their implementation.

8.	DISTRIBUTION:  MA/Space Shuttle Program Manager; MA/SFOC COTR; MM/Space Shuttle Business Manager; BV/Space Shuttle Program Procurement Officer, BV2/Procuring Contracting Officer

9.	INITIAL SUBMISSION:  As required by the contractor to meet the DRD intent, but no later than the SFOC CMR following approval of this DRD.

10.	SUBMISSION FREQUENCY:  As required by the contractor to meet the DRD intent of allowing NASA insight prior to implementation of applicable decisions.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The purpose of the DRD is to inform the Shuttle Program Manager of significant program management decisions prior to their implementation and thus support proactive insight into these decisions.  Target decision areas to be addressed would include significant or critical resource allocation changes (including reductions, increases or re-distributions); decisions to make major investments in Program processes, systems, property or facilities; or decisions to change the workforce size and/or composition or major organizational/functional restructuring. While not an absolute criteria, “significant” and “major” for purposes of this DRD would be expected to encompass decisions impacting budget plans by more than $5 million or impacting manpower plans involving more than 50 employees.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:   The following information may be delivered in the form of a presentation or a white paper.  At a minimum, the package shall contain the following information:

- A description of the circumstances which lead to this decision.

- A discussion of the change being planned and the implementation schedule.

- An analysis of anticipated productivity improvements, if applicable

- An impact analysis that the decision will have on contract performance including potential safety, quality, schedule, workforce, and cost issues.

- A risk assessment performed to support each decision.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.1.1.2.3

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE: Flight Readiness Review

7.	DESCRIPTION/USE:  To certify the completion or disposition of all contractor tasks and planned work required to prepare for flight readiness in accordance with NSTS 08117 and SSP 50108.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  First launch after contract award

10.	SUBMISSION FREQUENCY:  Prior to each Flight Readiness Review

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.2.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Flight Readiness Review and statements document the readiness of each function in support of the contractor’s Certification of Flight Readiness (CoFR).

13.2	APPLICABLE DOCUMENTS:

NSTS 08117	Requirements and Procedures for Certification of Flight Readiness

SSP 50108	Certification of Flight Readiness for Space Station

13.3	CONTENTS:  Data shall include the contractor’s internal Flight Readiness report with readiness statements that coverall processes and products specified in the applicable documents, as well as any necessary supporting data, required to satisfy the contractor's responsibilities and readiness to support launch, mission and landing operations as defined in the applicable documents.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  A historical file of the Flight Readiness Report and Statements shall be maintained by the contractor.  Archives shall be maintained and archival materials dispositioned in accordance with NASA and Federal Records Management regulations and procedures.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.1.1.4-a

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Space Shuttle Program Risk Management Plan

7.	DESCRIPTION/USE:  To provide a comprehensive plan to manage and document risk associated with operations of the Space Shuttle Program (SSP).

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Six months after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Update annually or as required by NASA.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.4, 1.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Risk Management Plan shall address safety, reliability, maintainability, quality, cost, schedule and mission success.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The SSP Risk Management Plan shall describe how the contractor proposes to manage risk throughout the program.  It shall describe how the contractor will identify, assess and mitigate/control risks associated with each decision or process.  This plan shall include the following:

a.	Information which illustrates the functional relationships and lines of communication, including the involvement of subcontractors and major vendors.

b.	Descriptions of the risk management function within the organization including the process through which management decisions will be made.  This will include a description of interfaces with NASA organizations and the NASA decision process for areas such as critical and catastrophic hazards, corrective actions, mishaps, safety variances/waivers, cost, schedule, and mission success.

c.	Description of the management controls that will be used to ensure compliance with the risk mitigation process.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.1.1.4-b

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Risk Assessment Documentation9

7.	DESCRIPTION/USE: To provide a documented risk assessment to Space Shuttle Program (SSP) management when  the contractor is either a requested evaluator on a formal, documented change request, or when the contractor initiates a formal, documented change request to be dispositioned at a Space Shuttle Program Board.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  See Submission Frequency below.

10.	SUBMISSION FREQUENCY:  A risk assessment will be provided with each formal, documented change evaluation provided by the contractor in response to formal, documented change requests from Space Shuttle Program Boards.  When less than 2 working days are available for evaluation, a verbally expressed risk assessment will be provided at the review forum (this may include expedited items).  Documentation of the risk assessment will follow.  A risk assessment will also be provided for change requests initiated by the contractor and presented to a Space Shuttle Program Board.  If insufficient time is available to assess risk prior to the disposition of an item, this will be so stated with a recommendation for deferral.

11.	REMARKS:  For purposes of this DRD, Space Shuttle Program Boards are those defined in NSTS 07700, Vol. IV, Book 1, Section 4.3.2, ‘Program Boards’, with the exception of the MRB and PMRB.

12.	INTERRELATIONSHIP:  SOW 1.1.1.4, SOW 1.3.

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The documented risk assessment provides a formal means to identify risks, assess risks and identify options for mitigating risks associated with safety, mission success, schedule, supportability,  and/or cost.  A risk assessment including analytical, quantitative or qualitative methods as appropriate will be developed and provided with each change evaluation provided by the contractor in response to formal, documented change requests from Space Shuttle Program Boards, or change requests initiated by the contractor and presented to Space Shuttle Program Boards for disposition

13.2	APPLICABLE DOCUMENTS:  NSTS 07700, Vol. IV, Book 1, Section 4.3.2, ‘Program Boards’.

13.3	CONTENTS:  The assessment content shall vary based upon the consequence/likelihood of risks imposed by a change item.

If no significant increase in risk is identified for a proposed change item, the assessment shall include:

a.	A statement indicating ‘no significant increase in risk’

b.    Justification for assessment as necessary.

c.	Identification of any impact to baselined risk controls (hazard reports & CILs)

DRD CONTINUATION SHEET

TITLE:	Risk Assessment Documentation	DRD NO.:  1.1.1.4-b

DATA TYPE:	3	PAGE:  2/2

If a proposed change poses at least one risk whose consequence/likelihood combination indicates a significant increase in risk, the assessment shall include:

a.	Identification of the potential risk(s)/impact associated with the change, and the causes of these risk(s).

b.	Impact assessment (consequence & likelihood) to safety, mission success, schedule, supportability, and/or costs in the event the identified risk(s) were to occur.

c.	Options for mitigating the identified risk(s) including  the contractor’s recommendation.

d.	Impacts to baselined risk controls (hazard reports & CILs).

13.4	FORMAT:  Formal delivery of risk assessments shall be made via the change proposal or change evaluation submittal processes as defined by each SSP board.

13.5	MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.1.1.4-c

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Anomaly Disposition Approval Requests

7.	DESCRIPTION/USE:  To document contractor requests for NASA approval of contractor’s proposed resolution of a significant anomaly.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  The contractor shall submit anomaly dispositions to NASA for approval when preparation of proposed actions and supporting rationale are complete.

10.	SUBMISSION FREQUENCY:  N/A

11.	REMARKS:  The contractor may assume the schedule risks associated with continued processing prior to obtaining NASA  approval of an anomaly disposition.

12.	INTERRELATIONSHIP:  SOW 1.1, 1.3, 1.4, 1.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  NASA approval is required for anomaly dispositions which:

a.	Involve the first-time occurrence of a failure mode.

b.	Limit hardware life.

c.	Restrict hardware or software use.

d.	Affect the performance or reliability of safety or mission success critical hardware functions.

e.	Affect hazard control.

f.	Result in a weight change in excess of two pounds (equivalent weight to orbit).

g.	Affect flight or ground operating procedures that are controlled by the Government.

h.	Change hardware or software configuration.

i.	Allow use of hardware that does not meet performance specifications, exceeds certification limits, or surpasses time, age, or cycle life limits (waivers).

j.	Close or defer resolution of an unexplained anomaly.

k.	Require government design element analysis or assistance.

l.	Affect critical hardware manufacture or repair processes.

13.2	APPLICABLE DOCUMENTS

NSTS 07700 Volume IV		Configuration Management Requirements

NSTS 07700 Volume X		Space Shuttle Flight and Ground Systems Specification

NSTS 07700-10-MVP-01		Space Shuttle Master Verification Plan

NSTS 08126 		Problem Resolution and Corrective Action Requirements

NSTS 08171  File I		Operational Maintenance Requirements and Specifications

13.3	CONTENTS:  Detailed minimum requirements for disposition content are provided in the applicable documents.  Requests for NASA approval of an anomaly disposition shall include all information used to develop the contractor’s recommendation and supporting rationale.

DRD Continuation Sheet

TITLE:  Anomaly Disposition Approval Requests	DRD NO.: 1.1.1.4-c

DATA TYPE:  1	PAGE:  2/2

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 3	2.	DRD NO.: 1.1.2.1-a

3.	DATA TYPE:	Initial 533 Baseline Reports: 1	4.	DATE REVISED:  12/02

NASA Forms 533M/Q: 3	5.	PAGE:  1/3

6.	TITLE:  Financial Management Reports

7.	DESCRIPTION/USE:  To provide financial management reports for planning, monitoring, and controlling project resources; accounting for the contract’s accumulated expenditures and other liabilities; accruing cost in NASA's accounting system; evaluating contractor cost performance; and projecting/forecasting cost and work force resource requirements which realistically support the schedule requirements.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:

Initial Baseline 533 Reports - 30 days after contract Authority to Proceed (ATP).

NASA Form 533M - No later than the 15th calendar day of the month in which ATP is issued.

NASA Form 533Q - Quarterly, no later than the 20th day of the month preceding the quarter being reported on.

10.	SUBMISSION FREQUENCY:

Initial baseline 533 reports - at time of initial submission, and when the Contracting Officer requires additional detail as necessary such as when options are exercised.

533M - Monthly, by the 15th working day, but no later than the 23rd calendar day, of the calendar month following the end of the contractor's accounting month.

533Q - Quarterly, by the 20th working day, but no later than the 30th calendar day, of the month preceding the quarter being reported on.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.1, 1.1.2.1;  DRD’s 1.1.1.1- a & b, 1.1.2.1-b , 1.1.2.2-a & b;  All data shall be reconcilable with data from all of the reports required by this DRD, the reports required by DRD 1.1.2.1-b, and the Performance Measurement System (DRD 1.1.2.2-a & b).

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Report provides data on accumulated costs and funding projections for management of the contract and shall serve as the basis for contractor communication with NASA concerning financial planning and control.

13.2	APPLICABLE DOCUMENTS:

NFS 1852.242-73	NASA Contractor Financial Management Reporting

NMI 9501.1	NASA Contractor Financial Management Reporting System

NPG 9501.2C		NASA Contractor Financial Management Reporting

13.3	CONTENTS:  The initial NF533 report is required in the NF533Q format to be used as a baseline for the life of the contract.  The initial (baseline) NF533Q report shall be submitted by the contractor within 30 days after authorization to proceed has been granted.  The initial report shall reflect the original contract value detailed by negotiated reporting categories and shall be the original contract baseline plan.  In addition to the initial (baseline) report, monthly NF533 reporting shall begin no later than the 15th calendar day of the month in which contract ATP is issued.

DRD CONTINUATION SHEET

TITLE:	Financial Management Reports	DRD NO.:  1.1.2.1-a

DATA TYPE:	Initial Baseline Reports: 1	PAGE:  2/3

NASA Forms 533M/Q:  3

13.	DATA PREPARATION INFORMATION (CONTINUED):

13.3	CONTENTS (CONTINUED):

Columns 7b (planned cost incurred/hours worked for the month) and 7d (cumulative planned cost incurred/hours worked) of the NF533M represent the negotiated baseline plan for the contract.  There may not be a relationship between the estimates provided in column 8 of the NF533M to columns 7b and 7d.  Columns 7b and 7d represent the legally binding contract negotiated baseline plan plus all authorized changes.

Short and long-term cost estimates, which include all data entered in columns 8 and 9a on the NF533M and NF533Q reports, shall be based on the most current and reliable information available.

Prior period adjustments should be reported in columns 7a and 7c of NF533M and column 7a of the NF533Q with a footnote discussing the reasons for and amounts of the adjustments.

Uncompensated overtime hours worked should be reported on NF533 reports as a separate line item or in the footnotes.

Monthly NF533 reporting is no longer required once the contract is physically complete, provided the final cost report includes actual cost only (no estimates or forecasts).  The contract must continue to submit monthly NF533 reports as long as estimates for the following period are included.  If the final cost of a contract changes after the submission of the “final” contract cost report, the contractor must submit a revised NF533 report in the month the cost change is recognized.

NASA is required by law to maintain accrual accounting, which requires cost to be reported in the period in which benefits are received, without regard to time of payment.  For cost accrual purposes, data shall be reported by NASA specific primary work codes (PWCs), including but not limited to, the following:

- Orbiter & Integration Operations (250-10)

- Propulsion (250-40)

- Mission and Launch Operations (250-90)

- MEDS (260-03)

- Orbiter Improvements (260-10)

- Flight Operations and LSE Upgrades (260-90)

- CLCS (260-96)

- Advanced Control Center Technical Support (260-98)

- Station Development (475-00)

- Station Government Furnished (477-72)

- Station ISS Configuration Management (478-11)

- Payload Training Complex (479-42)

- Station Operations - Logistics & Maintenance (575-13)

- Station Operations - Planning & Cargo Integration (575-14)

- Station Operations - Sustained Engineering (575-15)

- Station Operations - Support (575-81)

- Station Operations - Launch Site Processing (575-82)

- ICM Implementation (599-20)

- Station/Shuttle Integration (580-00)

- Shuttle Orbiter MIR Support (508-20)

- Shuttle Integration MIR Support (508-30)

DRD CONTINUATION SHEET

TITLE:  Financial Management Reports    	DRD NO.: 1.1.2.1-a

DATA TYPE:	Initial 533 Baseline Reports:  1	PAGE:  3/3

NASA Forms 533M/Q:  3

13.	DATA PREPARATION INFORMATION (CONTINUED):

13.3	CONTENTS (CONTINUED):

- RLV Ground Based Program (242-20)

- Advanced Space Trans. Operation/Software Tech. (242-40)

- Payload Processing & Support (264-00)

- Advanced Space - EVA Optional Services (906-30)

- Spacelab (926-22)

- Payload Utilization (947-88)

- Construction of Facilities (Cof F)

- Other NASA Programs (RE-ONP)

- Reimbursables - Non NASA Programs (RE-NNP)

This data shall be provided in the NF533 format.  Data shall identify price and workforce.  Variance analyses will be required for those PWCs  (cumulative to date and monthly) as follows:

All variances greater than $1 Million

All variances +/- 10% and over $100K

The cost elements shall be reported as follows:

a.	Direct and indirect elements of cost, fee, subtotal price, anticipated changes with fee and total price at WBS level 2 and lower levels as directed for specific areas of the WBS.

b.	Equivalent personnel (EP) at WBS level 3 and lower level as directed for specific areas.  EP’s shall be reported for column 7a (current month actuals) and column 8a (next month’s estimate).

c.	Price will be reported at WBS level 3 and lower levels as directed for specific areas.

d.	Price performance summary narratives at WBS level 4 and lower levels as directed for specific areas.  The narratives shall include cost performance variance analyses and recovery plans.  Variance Analyses will be required for actual cost incurred versus plan (negotiated baseline) as follows:

All variances greater than $1 Million

All variances +/- 10% and over $100K

For WBS 1.1.6.1, Facilities, projects greater than $500,000 shall be reported uniquely using the NASA project identification number and title.  The project identification number will have a suffix of P for Preliminary Engineering Report, D for Design, or C for Construction.  (The preceding requirements are being satisfied by SFOC DRD’s 1.1.2.1-b, Resources Reporting Management System (FMS) and the project reporting activities outlined in the SFOC Facility Management Plan DRD 1.1.6.1-a.)

Example:		95001 - P - Repair Roof - Building 1

95001 - D - Repair Roof - Building 1

95001 - C - Repair Roof - Building 1

The report will include a subtotal line for all projects valued at $500K and over.

A summary cost report split by suffix is required for projects valued at less than $500K, except that all environmental specific projects shall be reported at the project level.

A total line will be used which includes all of the facility projects.

Any cost that is not reported within 60 days of the completion of the project should also be explained.

13.4	FORMAT:  These reports shall be prepared in accordance with NPG 9501.2C and NFS 1852.242-73, and be provided in hard copy form.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.1.2.1-b

3.	DATA TYPE:	Initial Submission:  1  	4.	DATE REVISED: 09/01/98

Subsequent Submissions:  3    	5.	PAGE:  1/2

6.	TITLE:  Resources Management Reporting System

7.	DESCRIPTION/USE:  To provide resources management reports for planning, monitoring, and controlling project resources based on the NASA budget with respect to program operating plans (POP), fiscal year operating plans, monthly plan vs. actual statusing, and any special request reporting as specified by NASA.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:

POP - TBD (Reference section 13.3 of this DRD - a, b, c, d, e, f, g, h, i) Operating plan - TBD  (Reference section 13.3 of this DRD - a, b, c, d, e, f, g, h, i) Plan vs. actual status - No later than the 15th calendar day of the month in which ATP is issued.

10.	SUBMISSION FREQUENCY:

POP - as required  (Reference section 13.3 of this DRD - a, b, c, d, e, f, g, h, i)

Operating plan - as required  (Reference section 13.3 of this DRD - a, b, c, d, e, f, g, h, i)

Plan vs. actual status - only required if the approved FY Operating Plan differs from the Contract Value Baseline Plan required for DRD 1.1.2.1-a.  If required, then submission will be monthly, by the 15th working day, but no later than the 23rd calendar day, of the calendar month following the end of the contractor’s accounting month accounting month (Reference section 13.3 of this DRD - a, g, h, i, j, k).

Special requests - as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.1., 1.1.2.1; DRD’s 1.1.1.1 - a & b, 1.1.2.1 - a & c, 1.1.2.2 - a & b.  All data shall be reconcilable between the resources management reports, the NASA Forms 533M and 533Q (DRD 1.1.2.1 - a), and the Performance Measurement System (DRD 1.1.2.2 - a & b)

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These reports shall be a source of Contractor program operating plans, fiscal year operating plans, monthly plan vs. actual statusing, and any special request reporting as specified by NASA.  Source data shall be at the lowest level collected by the contractor.  Data to be reconcilable to the contract value.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS: The contents of the report will generally include the following elements;  however, additional data may be included to meet specific guidelines:

a.	Price (labor/non-labor separately identified) and workforce (e.g. - headcount, EP)

b.	Direct and indirect rate assumptions

c.	Workforce/non-labor requirements assumptions

d.	Statement of work/task descriptions (required for selective WBS(s) only)

e.	Product detail for tasks -product listing with DRD number, schedule delivery date (required for selective WBS(s) only)

f.	Schedule assumptions

g.	Sort by TMR

DRD CONTINUATION SHEET

TITLE:  Resources Management Reporting System			DRD NO:  1.1.2.1-b

DATA TYPE:	Initial Submission:  1					PAGE:  2/2

Subsequent Submissions:  3

13.	DATA PREPARATION INFORMATION (CONTINUED):

13.3	CONTENTS (CONTINUED):

h.	NASA specific primary work codes (PWC’s), including but not limited to the following:

- Orbiter & Integration Operations (250-10)

- Propulsion (250-40)

- Mission and Launch Operations (250-90)

- MEDS (260-03)

- Orbiter Improvements (260-10)

- Flight Operations and LSE Upgrades (260-90)

- CLCS (260-96)

- Advanced Control Center Technical Support (260-98)

- Station Development (475-00)

- Station Government Furnished (477-72)

- Station ISS Configuration Management (478-11)

- Payload Training Complex (479-42)

- Station Operations - Logistics & Maintenance (575-13)

- Station Operations - Planning & Cargo Integration (575-14)

- Station Operations - Sustained Engineering (575-15)

- Station Operations - Support (575-81)

- Station Operations - Launch Site Processing (575-82)

- ICM Implementation (599-20)

- Station/Shuttle Integration (580-00)

- Shuttle Orbiter MIR Support (508-20)

- Shuttle Integration MIR Support (508-30)

- RLV Ground Based Program (242-20)

- Advanced Space Trans. Operation/Software Tech. (242-40)

- Payload Processing and Support (264-00)

- Advanced Space - EVA Optional Services (906-30)

- Spacelab (926-22)

- Payload Utilization (947-88)

- Construction of Facilities (Cof F)

- Other NASA Programs (RE-ONP)

- Reimbursables - Non NASA Programs (RE-NNP)

i. 	Variance analysis (cumulative to date and monthly)

All variances greater than $1 million

All variances +/-10% and over $100K

j.	Periodic year-end analysis

k.	Other (Master Control Record, Operations Centers, etc.)

13.4	FORMAT: Contractor shall conform to Government-approved style and layout formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval. Electronic data shall be formatted and delivered per Government standards as specified in section J-5, paragraph 2.5, or per Contracting Officer approval.  In cases where format requirements conflict, Contractor shall obtain resolution from Contracting Officer.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 3	2.	DRD NO.:  1.1.2.1-d

3.	DATA TYPE:  3	4.	DATE REVISED:  12/02

5.	PAGE:  1/2

6.	TITLE:  Energy Utilization and Consumption Report

7.	DESCRIPTION/USE:  This report shall serve as a source of information for direct charges to the appropriate programs or other users.  The energy consumption data included in this report will serve as a metric for energy reduction goals.  This report will also be a source of information for each Center’s Energy Efficiency and Water Conservation Plans and Progress Assessments submitted by each NASA Center annually.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  30 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  DRD submissions consist of Monthly, Quarterly, and Annual reports.  The Annual serves in place of the Quarterly report for the 4th Quarter and serves in place of the Monthly for month of September (Sept. data to be included in annual).  The Quarterly reports serve in place of the Monthly for December, March, and June with data for those month’s included in the Quarterly reports.  Monthly reports shall be submitted in October, November, January, February, April, May, July, and August.  As such, there will be 12 submissions annually comprised of 1 Annual, 3 Quarterlies, and 8 Monthlies.  Submissions shall be published by the end of the following month.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.2.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This report shall identify and document essential energy utilization and cost data on which NASA can base energy management and conservation decisions.  In addition, data from this report will be utilized for the purpose of energy cost phasing and as a metric for contractor performance in the area of energy management.  The report shall include a subset of data for each location (i.e. KSC/Launch Operations, Downey, Palmdale, JSC, etc., as required).  Certain data requested may be site specific as defined below.

13.2	APPLICABLE DOCUMENTS:

NASA Procedures and Guidelines (NPG) 8570.1

Energy Efficiency and Water Conservation Technologies and Practices

10 CFR 434

10 CFR Part 436

13.3	CONTENTS:  The contractor shall, as a minimum, submit the following parts:

a.  Energy Consumption Report:  Report by commodity volume and consumption per gross square foot. (KSC cost data will be based on rate information provided by the institution contractor.)

Frequency: Monthly--Individual Facility Consumption (where metered): metered electricity and fuel consumption, and cost for individual govt. owned  facilities.

Frequency:  Quarterly—accumulative consumption for the quarter.

b.  Variance Analysis: Comparisons shall be made between the planned and actual electricity, fuel, propane and natural gas consumption and cost. Includes a narrative explaining all factors (new facilities, rate changes, energy conservation measures, increased processing, etc.) that have impacted the totals, when compared to the same time period of the previous year.

Frequency:  Quarterly

DRD CONTINUATION SHEET

TITLE:	Energy Utilization and Consumption Report	DRD NO.:  1.1.2.1-d

DATA TYPE:  3	PAGE:  2/2

13.	DATA PREPARATION INFORMATION (CONTINUED):

13.3	CONTENTS (CONTINUED):

c.  Forecasts: The forecasts shall support the budget cycle and include the current fiscal year and the four succeeding fiscal years. These forecasts, (excluding facilities that are reimbursable to NASA), shall project consumption and cost for electricity, fuel oil #2, propane and natural gas.  The forecast shall include a listing and description of the projects or activities which may significantly impact (positively or negatively) energy consumption. (The institution contractor will provide fuel consumption data to the SFOC at KSC.)

Frequency:  Quarterly (KSC only)

Frequency:  Annually (all others)

d.  Energy Projects and Initiatives:  Status of current energy projects and initiatives with implementation costs in excess of See Note.  As a minimum, each entry shall include a project description, point of contact, planned-versus-actual cost estimate, planned and actual energy and cost avoidance (in base units, BTU’s, and dollar), and planned and actual completion dates.  Actual energy and cost avoidance data shall be reported for the first two years after project is complete.

Frequency:  Quarterly

e.  Annual Report and Compliance Summary:  Shall list and describe accomplishments (including implemented energy conservation measures and initiatives, with measured energy savings) from the preceding fiscal year.  Also, graphical and tabular data shall be shown to compare planned-versus-actual energy consumption, consumption per gross square foot, and cost.  Tabulations shall also include actual energy reduction, for the past 12 months, from the baseline year (presently 1985).  Any adjustments necessary to the baseline year shall be fully justified and documented.

Frequency: Annually

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.1.2.1-e

3.	DATA TYPE:4	4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  On-site and Off-site Headcount Report

7.	DESCRIPTION/USE:  To provide on-site and off-site headcount data which is used to provide NASA headquarters required workforce reports and for future planning for housing requirements.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  January 17, 1997

10.	SUBMISSION FREQUENCY:  Quarterly, by the 17th of the month

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.2.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This report provides on-site and off-site end-of-quarter headcount data containing the breakouts shown under 13.3 for each NASA Center.

Definition of Terms

a.	On site - Those personnel performing on the contract occupying physical space on a NASA Center.  KSC includes Cape Canaveral Air Force Station (CCAFS).  It includes those personnel temporarily absent from assigned duty stations (e.g., on leave without pay, annual/sick leave, TDY).

b.	Off site - Total of those personnel on the contract but physically located outside the environs of a NASA Center.

1.	Dispossessed - Those personnel who normally would occupy physical space within the environs of a NASA Center, but who have been located outside due to nonavailability of space.

2.	Others off-site - Those personnel within total contract headcount who are not planned to occupy physical space within the environs of a NASA Center.

c.	Construction subcontractors - Those personnel performing on the contract within the environs of a NASA Center.  Include a brief description or title of the effort.

13.2	APPLICABLE DOCUMENTS:

KMI 1710.1	Center-wide Manpower Reports

DRD Continuation Sheet

TITLE:  On-site and Off-site Headcount Report	DRD NO.:  1.1.2.1-e

DATA TYPE:4	PAGE:  2/2

13.	DATA PREPARATION INFORMATION (CONTINUED):

13.3	CONTENTS:

| END OF QUARTER CONTRACTOR HEADCOUNT REPORT |
| --- |
| CONTRACT | ON-SITE | OFF-SITE DISPOSSESSED | OFF-SITE OTHER | TOTAL |
| TOTAL PER NASA CENTER |  |  |  |  |
| PRIME |  |  |  |  |
| TOTAL OF SUBCONTRACTORS |  |  |  |  |
| SUBTOTAL OF SUBCONTRACTORS (Other than constructions subcontractors) List each subcontractor (Include only those with on-site personnel) |  |  |  |  |
| SUBTOTAL OF CONSTRUCTION SUBCONTRACTORS List each construction subcontractor |  |  |  |  |

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  Revision 2	2.	DRD NO.:  1.1.2.1-f

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Geographical Economic Impact Report

7.	DESCRIPTION/USE:  To provide cost and workforce geographical economic impact data which is used to respond to NASA and Congressional requests.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION: January, 1997

10.	SUBMISSION FREQUENCY:  Annually, 15 working days after request for report.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.2.1; data shall be reconcilable to end of fiscal year NASA Forms 533M.

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Geographical Economic Impact Report provides actual SFOC total cost and workforce geographical economic impact data for each fiscal year per the breakouts shown under 13.3, or as modified by request.

13.2	APPLICABLE DOCUMENTS:

KMI 1710.1	Center-wide Manpower Reports

13.3	CONTENTS:

| Location and Performer | Workforce (DEQs*) | Total Cost ($K) |
| --- | --- | --- |
| Each NASA Center Prime Each Subcontractor Each major vendor Others as required |  |  |
| Each State Prime Each Subcontractor Each major vendor Others as required |  |  |
| Each Country Prime Each Subcontractor Each major vendor Others as required |  |  |

*DEQ = Direct Full-time Equivalents

1.	DPD NO.:  821	ISSUE:  Revision 2	2.	DRD NO.:  1.1.2.1-f

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  2/2

The following is a KSC Specific Report that may be requested separately from the rest of the data requirements outlined in this document.

| Florida Contracts and Purchases | Totals ($) |
| --- | --- |
| Amount Spent in Brevard County USA-Florida Labor Contractors Operating On-site at KSC Off-site Businesses in Brevard County Brevard Subtotal |  |
| Amount Awarded to Florida Businesses Outside Brevard |  |
| Florida Totals |  |
| Out of State Totals |  |
| GRAND TOTALS |  |

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  	ISSUE:  BASIC		2.	DRD NO.:  1.1.2.1-g

3.	DATA TYPE:  3				4.	DATE REVISED:

5:	PAGE:  1/1

6.	TITLE:  Notification of Potential Labor Dispute and Contingency Strike Plan

7.	DESCRIPTION/USE:  The Notification of Potential Labor Dispute and Contingency Strike Plan 	will be used by the NASA Contracting Officer and the Industrial Labor Relations Office to 	facilitate the coordination of activities between the contractor and the affected NASA operational 	directorates to ensure that 	necessary steps are taken to prepare for any potential strike situations 	and to prevent the disruption of work.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  In accordance with 13.1.

10.	SUBMISSION FREQUENCY:  As required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  FAR 52.222.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:   A Notification of Potential Labor Dispute must be submitted at the first indication of 	potential labor unrest which could delay the timely performance of the contract.  The Notification 	shall describe the situation which has the potential of impacting the contract and describe the 	corrective action initiated.  A Contingency Strike Plan must be submitted 45 calendar days prior 	to the expiration of any collective bargaining agreement covering employees working under this 	contract for the prime and any subcontractors and/or 	immediately following any indication of 	potential labor unrest.

13.2	APPLICABLE DOCUMENTS:  None.

13.3	CONTENTS:	The Notification of Potential Labor Dispute shall describe the situation which 	has the potential of impacting the timely performance of the contract and describe the corrective 	action initiated.  Notification should be made prior to the expiration of collective bargaining 	agreements, prior to any significant changes to existing working conditions or pay practices, or 	any situation which could impact the performance of the contract through labor unrest.  The 	Contingency Strike Plan shall describe the contractor’s plan for assuring the timely 	performance of the work under this contract during a strike or work stoppage situation.  As a 	minimum, contents should include; information on implementation of the strike plan, a pre-strike 	checklist for managers and supervisors, a description on how critical work will be performed, 	phone numbers of key management personnel, and standards of conduct policies during the 	strike.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or 	complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  	ISSUE:  BASIC		2.	DRD NO.:  1.1.2.1-h

3.	DATA TYPE:  3				4.	DATE REVISED:

5:	PAGE:  1/4

6.	TITLE:  Wage/Salary and Fringe Benefit Data

7.	DESCRIPTION/USE:  The Wage/Salary and Fringe Benefit Data will be used by the NASA 	Contracting Officer and the Industrial Labor Relations Office to provide the necessary data for 	submittal of Standard Form (SF) 98, Notice of Intention to Make a Service Contract and 	Response to Notice, to the Department of Labor, and to assist in the monitoring of Service 	Contract Act compliance.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  July 1, 1997

10.	SUBMISSION FREQUENCY:  Annually, on July 1

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.2.1 and FAR 52.222-41

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Wage/Salary and Fringe Benefit Data must be submitted by the contractor, and any subcontractors which are subject to the provisions of the Service Contract Act, to the Contracting Federal Agency.  In accordance with FAR regulations 22.1007 and 22.1008, the Contracting Officer is required to submit a SF 98 to the Department of Labor, Wage and Hour Division.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Wage/Salary and Fringe Benefit Data should contain the data included in the 	enclosed DRD forms, titled “Wage/Salary Rate Information”, “Fringe Benefits for Service 	Employees”, and “Fringe Benefits per Collective Bargaining Agreement”. The Wage/Salary Rate 	Information shall contain a listing of all exempt and 	nonexempt labor classifications working on 	the contract.  Separate forms should be utilized for classifications working in different 	geographic areas and for each subcontractor.  Wage determination numbers, appropriate labor 	organization names, and subcontractor names, must be reflected.  All nonexempt labor 	classifications must be matched to wage determination classes or to CBA classifications for 	represented classes.   Annotate exempt or nonexempt and union or nonunion.  The current hourly 	rates should reflect the actual lowest and highest paid employees, along with a computed average 	rate.   State the number of employees working in each labor category.  Separate Fringe Benefit 	forms should be completed for nonrepresented classifications and for each separate CBA.  A 	separate form must be completed for the prime and each subcontractor.

13.4	FORMAT:  The Wage/Salary and Fringe Benefit Data should be in a format substantially the 	same as enclosed with this DRD.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or 	complete reissue.

FORM 3

Page  1 of 2

FRINGE BENEFITS PER COLLECTIVE BARGAINING AGREEMENT

For period from _______________________ to _______________________________

Contractor:

Contract Number:

Number of employees in bargaining unit _________________

Total number of employees on contract __________________

1.	Shift Differential:  (Describe any pay over and above base rates for 2nd, 3rd, weekend, or 	other shifts.)

2.	Health and Welfare Items and Other Fringe Items:  (Indicate whether or not coverage is 	provided to employees and state current average hourly cost per employee covered by a 	Collective Bargaining Agreement.)

Coverage		Average

Item				Provided		Hourly Cost

(Yes or No)

a.  Life Insurance

b. Accidental Death

c. Disability

d. Medical and Hospital

e. Dental

f. Retirement Plan

g. Savings/Thrift Plan

h. Sick Leave

i. Tuition

j. Other (Describe)

TOTAL

FORM 3

Page 2 of 2

3.	Paid Absences:

Service Requirement		Days per Year

a. Vacation

b. Holiday

c. Sick Leave

d. Jury Leave

e. Funeral Leave

f. Military Leave

g. Other (Describe)

4.	Severance Pay:  (Briefly describe terms and amounts.)

5.	Other Fringe Benefits:  (Describe any other fringe benefits not included above, and show 	average hourly cost.)

6.	Premium Pay:  (Discuss all premium pay provisions not previously shown on this form.)

_________________________________________________		___________

Signature of Company Representative					Date

FORM 3A

Page 1 of 1

FRINGE BENEFITS FOR SERVICE EMPLOYEES

For Period from ______________________ to ___________________________

Contractor:

Number of nonexempt employees on contract: ___________________________

Total number of employees on contract:  ________________________________

1.	Health and Welfare Items and Other Fringe Items:  (Indicate whether or not coverage is provided to employees and state current average hourly cost per service employee.)

Item				Coverage			Average

Provided		          Hourly Cost

a.  Life Insurance

b.  Accidental Death

c.  Disability

d.  Medical & Hospital

e.  Dental

f.   Retirement Plan

g.  Savings/Thrift Plan

h.  Sick Leave

i.   Tuition Reimbursement

j.   Other (Describe)

TOTAL

2.	Paid Absences

Service Requirement	Days per Year

a.  Vacation

b.  Holidays

c.  Sick Leave

d.  Jury Leave

e.  Funeral Leave

f.  Military Leave

g.  Other (Describe)

__________________________________		_______________________

Signature of Company Representative		Date

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 2	2.	DRD NO.: 1.1.2.2-a

3.	DATA TYPE:  3	4.    DATE REVISED: 01/2002

5.	PAGE:  1/1

6.	TITLE:  Performance Measurement System Reports (Development and Production)

7.	DESCRIPTION/USE:  To provide technical, cost and schedule performance summary and assessment based on an earned value performance measurement system for development and production activities.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  6 months after contract Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  No later than the 25th day of the calendar month.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.1, 1.1.2.1, 1.1.2.2; DRD’s 1.1.1.1-b & 1.1.2.1-a; and clause H.31.  All data shall be reconcilable between the NASA Forms 533M & 533Q (reference DRD 1.1.2.1-a) and the Performance Measurement System (PMS) Reports.

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The reports shall provide technical, cost, and schedule performance data and assessments and shall serve as the basis for contractor communication with NASA concerning earned value performance management.

13.2	APPLICABLE DOCUMENTS:

NPD 9501.3,  Attachment A

13.3	CONTENTS:

The PMS system and reporting shall be in accordance with Attachment A of NASA Policy Directive 9501.3, dated February 18, 1997.  The definition of cost accounts is to be mutually agreed upon by the contractor and NASA.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue. G-1, G-2, and G-3

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 3	2.	DRD NO.: 1.1.2.2-b

3.	DATA TYPE:  3	4.	DATE REVISED: 01/2002

5.	PAGE:  1/1

6.	TITLE:  Performance Measurement System Reports (Operations)

7.	DESCRIPTION/USE:  To provide technical, cost and schedule performance summary and assessment based on a performance measurement system for all operations activities (i.e., non-development/non-production activities).

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Following first full month of performance after contract Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  No later than the 25th day of the calendar month.

11.	REMARKS:  In addition to the mutually agreed upon metrics provided routinely by this DRD, NASA will have access to lower level contractor metrics for audits and insight into problem areas.

12.	INTERRELATIONSHIP:  SOW 1.1.1.1, 1.1.2.1, 1.1.2.2; DRD’s 1.1.1.1-b & 1.1.2.1-a; and clause H.31.  All data shall be reconcilable between the NASA Forms 533M  & 533Q (reference DRD 1.1.2.1-a) and the Performance Measurement System (PMS) Reports.

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The reports shall provide technical, cost, and schedule performance data and assessments and shall serve as the basis for contractor communication with NASA concerning performance management.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:

General:  The PMS data and baseline updates shall be reported by significant third level WBSs as agreed between the contractor and the appropriate NASA TMRs.  Changes or additions shall be by mutual agreement between the contractor and NASA.  Provisions shall be made to separately identify, account for, and forecast resource requirements for special projects.  The following report packages shall be provided:

a.	SFOC Program Overview Status - Provide an overall program status in brief narrative form, indicating the progress on all major items.  Include summary status of technical, schedule, and cost performance.  Identify any significant problems and corrective actions.

b.	Performance Metrics Packages - Provide metrics as agreed between the contractor and the NASA TMRs that reflect the key areas of concern for performance.

(1)	Metrics will address safety, quality, work content, schedule, efficiency, cost, and other areas, as appropriate.

(2)	Variance analysis for each metric for deviations beyond established thresholds shall be provided.  In addition, corrective actions will be enumerated for unfavorable variances beyond established thresholds.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.1.3.2-a

3.	DATA TYPE: 3	4.	DATE REVISED:

5.	PAGE:  1/1

6.  	TITLE:  Small, Small Disadvantaged, and Women-Owned Small Business 	Subcontracting Report

7.      	DESCRIPTION/USE:   To report contractor’s efforts and progress toward meeting the contractor’s small, small disadvantaged, and women-owned small business subcontracting goals established in Clause G14.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  November 15, 1997

10.      SUBMISSION FREQUENCY:  Quarterly, due no later than the 45th day after the 	close of the quarter.

11.	REMARKS:

12.	INTERRELATIONSHIP:  Clause G.14

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  To document prime contract and subcontractor efforts and progress to 	foster subcontracting opportunities for small, small disadvantaged, and women-owned small businesses.

13.2	APPLICABLE DOCUMENTS:  None

13.3	 CONTENTS:

a)  Metrics - The report will provide the contractor’s metrics providing actual expenditures for the preceding quarter, inclusive of lower-tier subcontractor actuals.  Breakdown will include metrics by category as indicated in G. 14.

b)  Reporting of actions taken and a description of efforts expended by contractor and subcontractors toward enhancing small business, small disadvantaged business, and women-owned business utilization.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or 		complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.1.3.2-b

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/1

- TITLE:  Small, Small Disadvantaged and Women-Owned Small Business

Subcontracting Plan

7.	DESCRIPTION/USE:  To update the contractor’s subcontracting plan in accordance with FAR 19.702(a)(1).

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  February 1, 1998

10.	SUBMISSION FREQUENCY:  Semiannually on February 1st and August 1st of each year.  The revision submitted on February 1st shall incorporate all reportable actions from July 1st to December 31st of the previous year. The revision submitted on August 1st shall incorporate all reportable actions from January 1st to June 30th  of the present year.  A reportable action is defined as a modification to NAS 9-20000 which increases the contract value by greater than $500,000.

11.	REMARKS:

12.	INTERRELATIONSHIP:  Clause 52.219-9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  To document prime contract and subcontract efforts to foster subcontracting opportunities for small, small disadvantaged, and women-owned small businesses.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The contents of the revised subcontracting plan shall be in accordance with paragraph (d) of FAR clause 52.219-9.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.1.4.1-a

3.	DATA TYPE:  2	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Information Management Plan

7.	DESCRIPTION/USE:  To provide a description of the contractor’s information system.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Preliminary 90 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Final submittal for baselining one year after ATP, updated utilizing the same schedule for Phase II and Phase III

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.4.1 and clause H.19

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Information Management Plan describes the entire information system and the contractor's overall implementation of the data management requirements specified in the contract as integrated by the prime contractor and subcontractors and as planned for each phase of  contracted activity.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Information Management Plan shall contain the following sections:

a.	Information System:  This section shall describe the information flows and requirements analysis and functional requirements in the following areas:  network communications, electronic mail, scheduling system, documentation system, budget planning, engineering databases, CAD/CAE, teleconferencing/video conferencing, workstations, user support, management information center(s), maintaining current status, and configuration management data bases.  Also, this section should include the system architecture design, implementation schedules, and resource requirements.

b.	Conversion to Commercial Off-the-Shelf (COTS) Systems:  This section shall identify alternative COTS management information systems (MIS) to be substituted for non-COTS MISs pursuant to clause H.19, Access to Contractor Data, and implementation plans.  This shall include system descriptions, rationale for the COTS system identified as a replacement (or, as appropriate, for not replacing the non-COTS system), schedule, estimated cost, impact on the Shuttle Program and related MISs occasioned by the conversion, and how negative impacts will be mitigated.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  Rev. 2	2.	DRD NO.:  1.1.4.1-b

3.	DATA TYPE:  1/3	4.	DATE REVISED: 01/03

5.	PAGE:  1/2

6.	TITLE:  Information Technology  (I/T) Plan and Reports

7.	DESCRIPTION/USE:  To document the contractor's compliance with Federal and NASA Information Technology (I/T) Planning and Reporting regulations and requirements

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:

(a)	I/T plans are required prior to any I/T acquisition.

(b)	I/T standards plan submittals are required prior to the submittal of any I/T plans.

(c)	Initial I/T inventory report submittals are due on February 1, 1997.

(d)	Initial security reports and Master Plan submittals are due at contract authority to proceed plus 90 days.

10.	SUBMISSION FREQUENCY:  I/T plans are required twice annually (POP-1 and POP-2 timeframes), I/T inventory reports are required upon request but no more than once annually.  Security reports are required as specified in the JSC I/T Security Handbook (JPG 2810.1).

11.	REMARKS:  I/T plans and reports shall be presented to the Space Shuttle Program (SSP) Chief Information Officer (CIO) for subsequent submittal to the JSC CIO.

12.	INTERRELATIONSHIP:  SOW 1.1.4 and 1.6.4, and clause H.11

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:   The plans and reports document the contractor's compliance with Federal and NASA I/T planning and reporting regulations and requirements.

13.2	REFERENCE DOCUMENTS:

a) 	Current JSC CIO instructions/guidelines for I/T Plans.  As of the contract start date, the JSC CIO instructions include the following:

1)	JSC memorandum AI-95-090 dated July 11, 1995, subject: Information Technology (I/T) Plans.

2)	NASA Headquarters (CIO) memorandum dated Oct. 5, 1995, subject: “Annual Request for Information Resources Strategic Implementation Plans”.

3)	JSC memorandum AI-96-020 dated March 18, 1996, subject:  "FY97 Information Technology Plans".

4)	JSC memorandum AI-96-033 dated April 22, 1996, subject:  "Reminder and Clarification on Information Technology (I/T) Orders or Acquisition Reviews".

5)	JSC memorandum AI-96-035 dated April 30, 1996, subject:  "Proposed Policy on Applicability of NASA Information Technology (I/T). Standards to Contractors."

b)	MOD Standard Facilities Practices and Technologies Handbook (JSC 27201).

c)	Office of Management and Budget Circular A-130.

d)	Computer Security Act of 1987

e)	JSC’s  I/T Security Handbook  (JPG 2810.1).

f)	Executive Order 12845, Energy-efficient Microcomputers.

g)	NASA CIO Executive Notices:  01-95 “Conditional Freeze on purchase of I/T”; 02-95 “Internet Usage”;  03-95 “I/T Obsolescence Management”;  06-95 “Minimum Office Automation Software Suite Interface Standards and Product Standards”;  07-95 “Minimum Desktop Hardware Configuration”;  08-95 “WEB Home Page Naming and Ownership”;  and, 09-95 “WAN Protocol Standard”.

h)	JSC Information Technology Architecture Handbook (JHB 2410.15).

i)    I/T Management Reform Act of 1996 (the "Cohen Bill")

DRD CONTINUATION SHEET

TITLE:	Information Technology Plan and Reports			DRD NO.:  1.1.4.1-b

DATA TYPE: 1/3								PAGE:  2/2

13.	DATA PREPARATION INFORMATION (CONTINUED):

13.3	CONTENTS:

a)    NO LONGER REQUIRED AS OF May 1, 2002:  For JSC MOD managed facilities, provide a Master Plan that is a consolidated, integrated overview of the facilities and systems, current architecture, current processes, current standards, as well as future plans for changes in architecture, processes, and/or standards.  Guidelines for an accepted process are described in the JSC/MOD Standard Facilities Practices and Technologies Handbook (JSC 27201).  Data type: 1

b)	An annual, contract-wide I/T Plan, per current JSC CIO instructions/guidelines.  For FY97 requirements, refer to the FY97 I/T Planning Process “Road Show” available on the JSC CIO home page:

1) In concert with the POP-1 each year, a high-level (Level A) 5-year plan is required.  This 	plan will define and justify the major I/T initiatives planned for each of the 5 fiscal years, with a corresponding list of I/T (i.e., hardware and software) platforms required to support each initiative.  Level A plans also include an obsolescence management plan as described in NASA CIO Executive Notice 03-95.  Data type: 1

2) In concert with the POP-2 each year, a more detailed Level B I/T Plan for the “next” FY only is required.  Level B will describe I/T purchases by platform standards (in support of approved Level A initiatives) to be acquired during the year.  Data type: 1

c)   De-facto and accepted I/T standards throughout the contract will be documented, and processes which will result in contract-wide I/T standards will be established.  Included in this report will be how the contractor is complying with AI-96-035.   Data type: 1

d)	I/T inventory reports from available data according to NASA CIO Executive Notices.  (Data type: 3)

e)  	The contractor shall report on the security status of each information technology and telecommunication system under the contractor's management which processes information on behalf of the Government prior to a system becoming operational, upon significant changes to existing systems, or every 3 years, whichever occurs first.  These reports shall conform to I/T inventory reports from available data according to NASA CIO Executive Notices.  As a minimum, the reports shall include the types and frequencies of those required by the NASA Center under whose guidance the system is operated (Data Type: 3).

At a minimum, the contractor shall comply with direction in the latest edition of Office of Management and Budget Circular A-130, Appendix III, Security of Federal Automated Information Resources, and confirm in writing the following for each applicable system:

1)  That a knowledgeable individual has been assigned security responsibility for the system.

2)  That a system security plan is in place.

3)  That a review of security controls is conducted upon significant change to the system, or at least every three years, whichever occurs first.

4)  That a management official has authorized processing based upon implementation of its security plan prior to being placed in service, upon significant change to the system, or at least every three years, whichever occurs first.

13.4       FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DRD CONTINUATION SHEET

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.1.4.1-c

3.	DATA TYPE:  4	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Data Accession List

7.	DESCRIPTION/USE: To provide an index of data that is available on request.  It is a medium for identifying contract internal data which have been generated by the contractor in compliance with the work effort described in the statement of work and other contract requirements.

10.	DISTRIBUTION:  Per Contracting Officer's letter

11.	INITIAL SUBMISSION:  30 days after contract award

12.	SUBMISSION FREQUENCY:  Quarterly

13.	REMARKS:

14.	INTERRELATIONSHIP:    SOW 1.1.4.1 and clause H.19

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE:  The Data Accession List shall be a cumulative listing of all contractor-generated documentation.

15.2	APPLICABLE DOCUMENTS:  None

15.3	CONTENTS:  The Data Accession List shall provide a listing of all data requirement response documentation plus other project-pertinent documents including drawings through the fourth generation breakdown level.  The format and content of these data shall be prepared by the contractor to document compliance with the statement of work and other contract requirements.  The list shall be a cumulative listing of contractor-generated data response  documentation generated to date, data released during the past quarter, and data submitted to NASA. In addition to other types of data, the list shall reflect type 4 and 5 project documentation not otherwise covered by specific DRD’s and shall describe procedures for obtaining the listed information. The list shall include a cross-reference to the related section of the statement of work, number and document identification (DRD number if applicable), document number, title, date, and revision.

15.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

15.5	MAINTENANCE: On-line access to the data listing can be provided in lieu of hard copy listings.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.1.4.1-d

3.	DATA TYPE:  4	4.	DATE REVISED:

5.	PAGE: 1/2

6.	TITLE:  Reprocurement Data Package

7.	DESCRIPTION/USE:  To provide for maintenance of reproducible masters of updated technical and process documentation.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  As required

10.	SUBMISSION FREQUENCY:  N/A

11.	REMARKS:

12.	INTERRELATIONSHIP:  Clause H.30, Incorporation of Phase II contracts

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This requirement encompasses all technical  and process documentation agreed to by the parties as necessary for this Reprocurement Data Package.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Reprocurement Data Package shall include reproducible masters of the following documentation, with the understanding that this list will be updated as Phase II contracts are transitioned into SFOC:

DOCUMENTATION								DRD OR IRD

Program Plans

a.  Management Plan								1.1.1.1-a

b.  Government Property Management Plan					1.1.1.1-h

c.  Information Management Plan and Reports					1.1.4.1-a

d.  Configuration Management Plan						1.1.5.1

e.  Verification Management Plan							1.1.5.2-a

f.  Space Flight Operations Product Development Plans				1.1.1.1-f

g.  Space Flight Operations Transition Plan					1.1.1.1-c

Interface Control Documents (ICD's)

h.  Interface Revision Notice (IRN) to Element Interface Control Documents (ICD's) 1.2.2.5

i.  Payload Interface Control Documents (ICD's and Installation Requirements	1.2.2.5

Documents (IRD's)

j.  Primary Avionics Software System (PASS)/Backup Flight System (BFS) 	1.4.3.3-p

Interface Control Documents (ICD's)

k.  Interface Control Documents							1.6.4-c

l.  MSFC Interface Control Document (ICD) Contractual Index and Status		SE-1697T9

DRD Continuation Sheet

TITLE:	Reprocurement Data Package	DRD NO.:  1.1.4.1-d

DATA TYPE:  4	PAGE:  2/2

Engineering Drawings and Specifications

m.	Acceptance Data Package (ADP) (one for each vehicle)			1.3.3.1

n.	Master Measurement Lists (MML) (most recent at time of request)		1.4.1.6.1-f

o.	Equipment Inventory Report							1.4.9.2

p.	Systems Products Handbook & Product Glossary				1.6.2.3-d

q.	KSC Work Authorization Documents (Category I)				1.4-c

r.	Facility and Equipment Maintenance Plan and Supporting Data		1.5.5.2

s.	Shuttle Ground Processing Plans/Instructions				1.1.1.1-j

t.	Logistics Performance Reports						1.4-c

u.	Ground Support Equipment Inventory Report				MA-605T9

v.	Vehicle Integrated Schematics						OM-029T9B

w.	Subcontractor Engineering Drawings & Associated Lists for GSE		OM-226T9A

x.	Critical Items List (CIL)							RA-364T9A

y.	Failure Mode Effects Analysis (FMEA)					RA-267T9A

z.	EEE Parts As-Designed (Where Used) & Qualifications Status Electronics	RA-271T9A

Database

aa.	EEE Part Drawings and Specifications					RA-273-T9B

ab.	Thermal Protection System (TPS) Maintenance Specifications	`		SE-1866T9A

ac.	Space Shuttle System Drawing Reports					SE-1933T9B

ad.	Drawing, Orbiter/ISS Avionics Control Schematic				SE-2018T9

ae.	Engineering Drawings & Associated Lists					SE-497T9A

af.	Subcontractor Engineering Design Drawings & Associated Lists		SE-566T9

ag.	Master Dimensions Specification (MDS) Manual				SE-873T9

ah.	Vehicle End Item (VEI) Specification						TM-258T9

13.4	FORMAT:  Various formats, in accordance with the DRD's under which the documentation is generated.

13.5	MAINTENANCE:  Documentation included in this package shall be maintained current, in accordance with the DRD's under which the documentation is generated.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.1.4.1-e

3.	DATA TYPE:  2	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/2

6.	TITLE: Data  Management Plan

7.	DESCRIPTION/USE:  To provide a description of the contractor’s tracking  system.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Preliminary 90 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Final submittal for baselining one year after ATP, updated utilizing the same schedule for Phase II and Phase III

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.4.1 and clause H.19

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Data  Management Plan describes the contractor's overall implementation of the data management requirements specified in the contract as integrated by the prime contractor and subcontractors and as planned for each phase of  contracted activity.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Data  Management Plan shall contain the following sections:

a.	Data Management:  This section shall define the scope and depth of the contractor’s efforts including management, organization, planning, and the relationship of the data management program to the contractor's other administrative and technical organizations.  The plan shall specify the contractor's management policies and identify, by specific reference, standard practices and detailed work instructions to be used in implementing the data management program.  The plan shall include the following elements:  management organization, control procedures, storage and retrieval procedures, subcontractor control procedures, and special restrictions.  The plan shall include a preliminary data submittal schedule for fulfilling submittal of data in the specified quantities, specific media (electronic, paper, other), and due dates required.

b.	Document Development:  This section defines the procedures, policies, and formats used to produce and distribute document contract deliverables.  The section shall include specifics on document numbering schema; and shall reference the contractors' documentation which are used to define internal layout and format requirements, and specific document setup practices that ensure appropriate hard-copy and/or electronic output.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

NASA Year 2000

Quarterly Status Report

For May 15 Report

Section A.  Metrics Information

A1.	Inventory of Mission Critical Systems and Non Mission Critical Systems

This very large spreadsheet titled, “Inventory” includes all Mission Critical (MC) and Non-Mission Critical (NMC) systems which are being repaired, retired, or replaced.

Update the “Systems Inventory” spreadsheet to reflect current information.  For mission critical systems, columns B to AJ must be updated.  For non-mission critical systems, columns B to Y, and column AJ must be updated.  For non-mission critical systems, cost per system is not required.

Highlight any changed cells in COLOR.  In a separate narrative, describe significant changes, if any, from previous quarter submission (additions, deletions, deviations or changes to planned and actual schedule or costs).

A2.	Inventory of Compliant Systems

The spreadsheet titled, “Compliant MC” includes all mission critical systems which were initially assessed as Y2K compliant.  The spreadsheet titled, “Compliant NMC” includes all non-mission critical systems which were initially assessed as Y2K compliant.

Update the “Compliant MC” and “Compliant NMC”  spreadsheets to reflect current information. Highlight any changed cells in COLOR.  In a separate narrative, describe significant changes, if any, from previous quarter submission (additions, deletions, modifications).

A3.   Inventory of Implemented Systems

Update the “Implemented Systems” spreadsheet to reflect current information.  Highlight any changed cells in COLOR.  In a separate narrative, describe significant changes, if any, from previous quarter submission (additions, deletions, modifications).

A4.	Status of Mission Critical Systems

The spreadsheet titled, “Status of Mission Critical Systems” provides summary metrics reflecting current status of  mission critical systems.  Update the “Status of Mission Critical Systems” spreadsheet to reflect current information.  In a separate narrative, describe any significant changes, if any, from previous quarter submission.

A5.	Status of Non-Mission Critical Systems

The spreadsheet titled, “Status of Non-Mission Critical Systems” provides summary metrics reflecting current status of  non-mission critical systems.  Update the “Status of Non-Mission Critical Systems” spreadsheet to reflect current information.  In a separate narrative, describe any significant changes, if any, from previous quarter submission.

A6.	Year 2000 Costs

The spreadsheet titled, “USA Year 2000 Costs” provides summary cost information for Y2K work.  Update the “USA Year 2000 Costs” to reflect current information.

If total the Contractor's costs have significantly changed from the previous quarter submission, provide a detailed explanation.  Annotate any requirement to reallocate funding between fiscal years (e.g., forward funding of FY99 funds to accelerate work in FY98).

Section B.  Narrative Information

B1. 	Description of  Progress

Describe where significant progress has been made in addressing the Y2K problem since the previous quarterly report.  Please be as specific as possible and provide examples where appropriate.

B1a.   Mission Critical Systems - For each mission critical system (or group of related systems, where appropriate), summarize the current status and describe specific progress that has been made since the previous quarterly report.  Highlight any best practices or significant accomplishments which have been made.  Describe any issues or problems and corrective actions which you have taken where progress is not being made as quickly as planned.

B1b.   Non-Mission Critical Systems - For non-mission critical systems in general, summarize the current status and describe specific progress that has been made since the previous quarterly report (specifics on individual non-mission critical systems is not required).   Highlight any best practices or significant accomplishments which have been made.  Describe any issues or problems and corrective actions which you have taken where progress is not being made as quickly as planned.  In addition, specifically describe progress in addressing the following types of non-mission critical systems:

- Facilities

- Non-Information Technology Systems

B2.	Accountability and Performance

B2a.	Provide a brief description of the Project Management review process used by the Contractor for Y2K  and what program controls you have implemented to assure internal accountability.

B2b.	Describe quantitative measures and other methods to track performance in addition to those addressed in quarterly report.

B2c.	Describe the management actions taken and by whom, when a responsible organization falls behind schedule.

B3.	Validation and Verification

B3a.	Describe the process used by the Contractor to verify internal performance reports - specifically processes to ensure information being reported is accurate and well-supported.

B3b.	Describe your approach for Y2K compliance testing and certification.

B3c.	Describe the approaches used to ensure independent validation of test plans, test results, and/or certifications.  Provide examples of systems where independent validation and verification processes or approaches have been applied.

B4.	Risk Management and Contingency Plans

B4a.	Describe your approaches for risk management and contingency planning for system-specific or overall Year 2000 project activities.

B4b.	Describe any criteria used to decide which systems will have contingency plans and timeframes for when plans will be in place.

B4c.	Indicate any mission critical systems which are/have been remediated which do not have a contingency plan in place.  Provide examples of systems where risk management and contingency planning processes or approaches have been applied.

B5.	Reserved

B6.     Personnel

Describe any problems associated with acquiring and retaining skilled personnel required to address the Year 2000 problem and any corrective action you have taken, where necessary.

B7.	Exception Report on Mission Critical Systems.

For any mission critical system where repair or replacement cannot be implemented by the March 31, 1999 deadline, report the following:

- An explanation of why the system cannot be implemented by March 31, 1999

- A description of the funding and other resources being devoted to completing the replacement or fixing the system.

- A description of  the contingency plan for the system or when a contingency plan will be in place.

For any mission critical system which is not Year 2000 compliant that is either being (1) replaced and has fallen behind schedule by 2 months or more at the time of this report; or (2) repaired and has fallen behind Agency milestones, report the following:

- An explanation of why the effort to fix or replace the system has fallen behind and what is being done to accelerate the effort

- The new schedule for replacement or completion of the remaining phases

- A description of the funding and other resources being devoted to completing the replacement or fixing the system.

- A description of  the contingency plan for the system or when a contingency plan will be in place.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.1.5.1

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE: Configuration Management Plan

7.	DESCRIPTION/USE:  To describe the contractor’s method for accomplishing the configuration management requirements of the contract.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after contract Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:   Updated annually or as required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.5.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The  plan shall describe the contractor’s management approach and planned implementation methods for accomplishing the configuration management requirements of the contract.

13.2	APPLICABLE DOCUMENTS

NSTS 07700 Volume IV	Configuration Management Requirements

SSP 41170	Configuration Management Requirements

JSC 09082	Orbiter Projects Office Configuration Management Plan

13.3	CONTENTS:  The plan shall address each of the following essential elements of CM:

(1) configuration identification, (2) configuration control,  (3) configuration status accounting, and (4) configuration verification.  The plan shall describe in relation to these essential elements of CM the contractor’s CM organization, policies, procedures, implementation approach, and control systems that are to be used to ensure proper performance of all required contract CM activities.  In addition, satisfaction of all the requirements of the applicable documents in 13.2 shall be addressed within the CM plan.

The plan shall also describe the configuration management activities, processes and systems to be employed to support the NASA change evaluation and control process for the approval of program requirements.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.1.5.2-a

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Verification Management Plan

7.	DESCRIPTION/USE:  To describe the contractor’s method for accomplishing the verification management requirements of the contract.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after contract Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Update as required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.5.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The plan shall describe the contractor’s management approach and planned implementation methods for  accomplishing the verification management (VM) requirements of the contract.

13.2	APPLICABLE DOCUMENTS

NSTS 07700 Volume XI		Systems Integrity Assurance Program Plan

13.3	CONTENTS:  The plan shall describe the contractor’s program to ensure and demonstrate that the hardware/software processing requirements have been correctly implemented and to ensure and demonstrate that the hardware/software as-built configuration is in accordance with the approved requirements documents and the approved engineering.  The plan shall also describe how identified “deltas” between the approved requirements/engineering will be handled including documenting the authority for any approved deltas.

The plan shall describe the contractor’s VM organization, policies, procedures, implementation approach, and control systems that are to be used to ensure proper performance of all required contract VM activities.  In addition, satisfaction of all the requirements of NSTS 07700, Volume XI shall be addressed within the VM plan.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.1.5.2-b

3.	DATA TYPE:  5	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Mission Configuration Product Plan (MCPP)

7.	DESCRIPTION/USE:  To document, as a mission requirements control system (MRCS) dataset, the individual Shuttle elements' configurations based on the flight requirements per Space Shuttle Program (SSP) direction.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of an on-going requirement; no break in existing submission schedule

10.	SUBMISSION FREQUENCY:  Baselined for each flight at Cargo Integration Review (CIR) plus 10 days, Launch Site Requirements Review (LSRR) plus 18 days, Orbiter Roll-out Review (ORR) plus 14 days, Flight Readiness Review (FRR) plus 14 days, Launch plus 30 days.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.5.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The MCPP consists of documentation and an MRCS Dataset documenting all system-level drawing requirements and possible ferry flight requirements with all required modification records for Orbiter, External Tank (ET), Solid Rocket Booster (SRB), Reusable Solid Rocket Motor (RSRM), Space Shuttle Main Engine (SSME), Mission Kit Equipment, and Payloads.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  System-level drawings (including Engineering Orders (EO's)), reflecting mission reconfiguration (i.e., installation and removal) requirements, and modifications required to satisfy SSP requirements.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Continuously update in MRCS database.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.1.5.2-d

3.	DATA TYPE:   1	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:   Configuration Requirements Application Support/Software Design Documents

7.	DESCRIPTION/USE:  To define the modification to existing software prior to development for configuration requirements application support software.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  For first software development activity

10.	SUBMISSION FREQUENCY:  Prior to development of each software release

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.5.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Configuration Requirements Application Support/Software Design Documents define the software requirements, design data elements, database tables and baseline release contents for configuration requirements application support software.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:

a.	Software requirements and design documentation shall contain the following:

1.	Introduction.

2.	Applicable documents.

3.	Proposed system including, but not limited to:

(a)	Data flow.

(b)	Logic flows.

(c)	Screen layouts.

(d)	Report layouts.

(e)	Table/database layouts.

(f)	Security.

(g)	Interfaces.

(h)	Interrelationships.

(i)	Performance requirements.

b.	 Software data element and table definition documentation shall contain the following:

1.	 Introduction.

2.	 Database  table definition.

c.	Software baseline release contents documentation shall contain a list of existing change sheets to include number, title and estimated time for completion.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.  Status any modifications to software baseline release contents documentation approved by NASA.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 2	2.	DRD NO.:  1.1.6.1-a

3.	DATA TYPE:  1	4.	DATE REVISED: 12/02

5.	PAGE:  1/2

6.	TITLE:  Facility Management Plan

7.	DESCRIPTION/USE:  The Facility Management Plan will be used to provide insight into the contractor’s approach for facility management.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Contract award plus 30 days.

10.	SUBMISSION FREQUENCY:  By February 1 each year (updated or complete reissue).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.6.1, 1.5.5.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Facility Management Plan shall describe the contractor’s approach to managing facility responsibilities in support of the SFOC and shall include a 5 year plan which identifies the facility projects required, regardless of ultimate fund source, for each year for the five fiscal years beginning three years from the commencement date of the current fiscal year.  This plan shall document contractor processes and implementation approach for facility management to include environmental compliance and restoration requirements and real property reporting and accountability.  The plan shall address the long range goals for the transition of facility management responsibilities in the future.

13.2	APPLICABLE DOCUMENTS:

NPG  8820.2, Appendix C	Facility Project Implementation Handbook

NPD 8800.15		Real Estate Management Program and Implementation Handbook

NPD 8800.14		Policy for Real Property Management

13.3	CONTENTS:  The plan shall identify the contractor approach to the coordination of facility responsibilities and budget priorities to optimize maintenance, repair, and replacement projects for facilities and facility systems and environmental compliance and restoration requirements across the SFOC Government owned locations.  Provide a facility management plan that will encompass facility space utilization planning and integrated facility project planning and reporting requirements and real property responsibilities.  The management structure, processes and reporting requirements, techniques and formats must be established and/or defined and documented to insure adequate visibility and insight for NASA Space Shuttle Program Management and Center Facility Management.

DRD CONTINUATION SHEET

TITLE:	Facility Management Plan	DRD NO.:  1.1.6.1-a

DATA TYPE:  1	PAGE:  2/2

13.	DATA PREPARATION INFORMATION (CONTINUED):

13.3	CONTENTS (CONTINUED):

The plan shall also address the following:

1)  Process for environmental assessments and permit applications for constructed and modified facilities and processes.

2)  Process to insure facility system drawings and as-builts are kept current for contractor generated changes and all changes are incorporated as required. Contractor shall impose a self audit with the results reported annually.

3)  Incorporation of local Government facility project approval process and standardization requirements that are in place at affected sites. (e.g. Air Force, Army, TAL sites, KSC, etc.)

4)  Propose general guidelines to establish boundaries or limits of acceptable facility actions that may be accomplished without Contracting Officer involvement.  These guidelines must be approved by the Contracting Officer prior to use.

5)  Process and management structure to implement facility projects.

6)  Completion milestone definitions for management and reporting of projects.

7)  Procedure to allow for in-progress audit and final evaluation of project completion and documentation.

13.4	FORMAT:  Contractor format is acceptable. All documents must be provided in both electronic and hard copy.

13.5	MAINTENANCE:  Updated annually or as required by change page or new revision.

1.	DPD NO.:  821	ISSUE:  Revision 1	2.	DRD NO.: 1.1.6.1-b

3.	DATA TYPE:  3	4.	DATE REVISED:  12/02

5.	PAGE:  1/1

6.	TITLE:  Facility Project Reporting Requirements

7.	DESCRIPTION/USE:  The facility project reports will be used to provide insight into the scope, cost, schedule and performance of facility projects.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  As required.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.6.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The project requirements documents shall be provided in sufficient detail to allow for an independent cost  estimate of all scope and related issues identified to accomplish the project. The other project documentation shall be submitted for each facility project as required.

13.2	APPLICABLE DOCUMENTS:  NPG 8820.2 Appendix C

13.3	CONTENTS:

The contractor shall submit facility project documentation and reporting as follows:

(1)  Facility projects greater than $50K and less than $ 500 K (for documentation purposes)

(a)  NASA Form 1509 and 1510 (prior to project start)

(2) Faciltiy Projects Greater than $500 K

(a) Facility project description, justification and cost estimate (NASA Form 1509, 1510) (annually and as required for revisions/updates)

(b) Project requirements document ( Include all requirements and costs associated with a completed project.)

( c ) Facilities Project Implementation Schedule (after award of project)

(d) Final acceptance certificate including a recap of all funding (after project completion)

(3) Facility projects greater than $5M (in addition to the above reporting requirements)

(a) Project Management Plan (Prior to design start)

(b) Facility Project Pre-Advertisement Review Checklist (NASA Form 1580) (After design completion/ prior to advertisement)

(4) A Facilities Construction Completion Report shall be submitted no later than thirty (30) days following the financial completion of the facility project and transferred to appropriate Center’s real property records for accountability.

13.4	FORMAT:  Contractor format is acceptable. All documents must be provided in both electronic and hard copy form.

13.5	MAINTENANCE:  Project documentation shall be updated as required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.1.6.3-a

3.	DATA TYPE:  1	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/2

6.	TITLE:  Security Management Plan

7.	DESCRIPTION/USE:  The plan will be used to define the SFOC security management task.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  90 days after effective date of contract.

10.	SUBMISSION FREQUENCY:  Update annually and TBD days prior to each subsequent transition phase.  (NOTE:  “TBD” will be determined prior to the initiation of each subsequent phase.)

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.6.3 and 1.1.4.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Security Management Plan shall describe the Contractor’s approach for meeting and maintaining the security integrity of the security baseline.  The plan will address the security requirements for facilities, systems, equipment, personnel, information, classified automated information systems, and communications, as well as COMSEC and Secure Operations Procedures (i.e. MCC, LCC, etc.).

13.2	APPLICABLE DOCUMENTS:

FAR 52.204-2

NISPOM National Industrial Security Program Operating Manual

JSC COMSEC Maintenance Support Plan

COMSEC Logistics Control Guide

STS COMSEC Key Control Agreement

COMSEC Security Procedures (STSOC-PR-001033B)

International Program Security Requirements Handbook

Arms Export Control Act (AECA)

Executive Order 12958:  National Security Information

National Security Decision Memorandum (NSDM) 119

Export Administration Regulations (EAR)

TEMPEST Countermeasures for Facilities (NTISSI 7000)

13.3	CONTENTS:

The management structure, processes and reporting requirements, techniques and formats must be established and/or defined and documented to insure adequate visibility and insight for NASA Space Shuttle Program Management and Center Security Management.  The Security Management Plan shall include:

A description of the contractor’s security management structure and assignment of responsibilities.  The approach for integrating security requirements into functions as described in the SOW (including interfacing with subcontractors).  Identification of the security interfaces with NASA, DoD, and other government agencies and contractors.  A description of the security baseline configuration management program.  The methodology for obtaining certifications and re-certifications.

DRD CONTINUATION SHEET

TITLE: Security Management Plan	DRD NO.:  1.1.6.3-a

DATA TYPE:  1	PAGE:  2/2

13.	DATA PREPARATION INFORMATION (CONTINUED):

13.3	CONTENTS (CONTINUED):

Process for developing security implementation plans as requested by NASA for new/expanded classified systems/facilities and security programs.

COMSEC procedures which include, but are not limited to:

- Issuance and transfer of COMSEC material

- COMSEC personnel responsibilities

- Opening and closing procedures for COMSEC facilities

- Insecurity reporting procedures

- Maintenance and operations procedures

- Inventory

- Emergency procedures

Secure Operations Procedures which include, but are not limited to:

- AUTODIN and SPADOC message transmission, receipt, storage and delivery

- Classified facsimile message procedures

- Opening and closing procedures for message centers

- Insecurity reporting procedures

- Maintenance and operations procedures

- Emergency procedures

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes to the plan shall be incorporated as required by change page (revision level and date) or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.1.6.3-b

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Technology Protection Control Plan

7.	DESCRIPTION/USE:  The plan will be used to define the SFOC technology protection mechanisms for all SSP development and operations activities.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  120 days after requirement is added to contract.

10.	SUBMISSION FREQUENCY:  Update annually and TBD days prior to each subsequent transition phase.  (NOTE:  “TBD” will be determined prior to the initiation of each subsequent phase.)

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.6.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Technology Protection Control Plan shall describe the Contractor’s approach for meeting and maintaining baseline requirements for the protection and control of classified controlled information, unclassified controlled information, hardware, software and services (including export controlled and proprietary data).  The plan and the requirements contained therein apply to all industry and academic partners, elements, activities, and locations including operational facilities where SSP hardware, software, and data is developed, produced, analyzed, modeled, simulated, tested, maintained, transported, stored and operated.

13.2	APPLICABLE DOCUMENTS:

Federal Acquisition Regulation (FAR)

NASA FAR Supplement

NISPOM National Industrial Security Program Operating Manual

International Program Security Requirements Handbook

Arms Export Control Act (AECA)

Executive Order 12958:  National Security Information

National Security Decision Memorandum (NSDM) 119

Export Administration Regulations (EAR)

International Traffic in Arms Regulation (ITAR)

13.3	CONTENTS:

The management structure, processes and reporting requirements, techniques and formats must be established and/or defined and documented to insure adequate visibility and insight for NASA Space Shuttle Program Management, Center Security Management, and Center Export Control Management.  The Technology Protection Control Plan shall include:

A description of the contractor’s technology protection management structure and assignment of responsibilities.  The approach for integrating security, export control and proprietary data requirements into functions as described in the SOW (including interfacing with subcontractors).  Identification of the interfaces with NASA, DoD, DOS, DOC and other government agencies and contractors.  A description of the technology

DRD CONTINUATION SHEET

TITLE: Technology Protection Control Plan	DRD NO.:  1.1.6.3-b

DATA TYPE:  1	PAGE:  2/2

13.	DATA PREPARATION INFORMATION (CONTINUED):

13.3	CONTENTS (CONTINUED):

protection baseline configuration management program.  The methodology for obtaining licenses and agreements.  The methodology for the use of risk assessment and the processes to be implemented for export control compliance.

Technology Protection Control Plans will include, but are not limited to:

- Procedures for integrating Security, Export Control and Proprietary Data requirements/regulations

- Technology Protection personnel responsibilities

- Methodology for the application of Risk Assessment

- Methodology for developing, submitting and executing licenses with the DOC and DOS

- Training of employees

- Methodology for the communication of regulations/requirements and also their influence on schedule with (1) employees, (2) subcontractors, and (3) NASA

- Process for determining the category of data and procedures for handling different categories

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes to the plan shall be incorporated as required by change page (revision level and date) or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.1.7-a

3.	DATA TYPE: 1/2/ 3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Manifest Products

7.	DESCRIPTION/USE:  Used by the Space Shuttle Program Office in the development of NASA flight manifest and top-level program schedules.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: With contract Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Twice monthly or as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Manifest Products provide data needed to support NASA manifest and top level schedules.

13.2	APPLICABLE DOCUMENTS

JSC 25187, Appendix A	Flight Production Generic Template

13.3	CONTENTS:

Type 1:	Schedule Baseline Change Request

Type 2: 	Space Shuttle Program Schedules, Consolidated Analysis, Flight Assignment Working Group (FAWG) Minutes Manifest Chart, Cargo Definition for Trajectory Design Data Package (TDDP)

Type 3:	Flight Production Schedules Working Group (FPSWG) Package, Space Shuttle and FPSWG Planning Calendars, Manifest Decision Chart, Composite Schedule History.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.1.7-b

3.	DATA TYPE:  1/2/3/4	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/3

6.	TITLE: Integrated Ground and Flight Operations Schedules

7.	DESCRIPTION/USE:  To provide accurate and reliable implementation planning, scheduling and assessment tools for operational use at JSC and KSC.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  In accordance with Item 13.3g

10.	SUBMISSION FREQUENCY:  See Item 13.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Integrated Ground and Flight Operations Schedules define required scheduling information in support of Shuttle, ISS and Payload-to-Shuttle integration operations, and assess progress at achieving these schedules.

13.2	APPLICABLE DOCUMENTS: None

13.3	CONTENTS:  General Criteria:

a.	The contractor shall develop, maintain (update), provide and ensure a consistent, accurate, and stable scheduling approach that provides for the identification, coordination, sequencing, control, implementation and tracking of all operational activities and is easily auditable by the Government.

b.	The approach shall provide the ability to fully identify, analyze, mitigate and control scheduling risks and impacts; accurately identify, coordinate and optimize facility and resource utilization; identify and analyze critical path activities; and allow its users to easily measure the progress towards achieving the intended plan.

c.	The scheduling approach shall not only represent the scheduled work for that operation, but also the requirements commitment from all the supporting organizations.

d.	The contractor is encouraged to utilize modern manufacturing resource planning, industrial engineering techniques and other approaches, (e.g.,  job standardization, resource leveling and optimization, critical path analysis, standardized processing flow approaches, etc.) to ensure schedule stability, accuracy, reliability, predictability, and achievability.

e.	Schedule consistency shall be defined as the degree to which the contractor utilizes standardized scheduling approaches between similar processing activities and flows.  Accurate scheduling shall be defined as the accurate representation of work content and tasks duration (predicted vs. actuals).  A stable schedule shall refer to the degree to which daily schedule changes are minimized and limited to unforeseen hardware/software problems or NASA-directed changes.

f.	Scheduling approaches shall address the following information as a minimum:

1.	Scheduling symbology that is consistent with that particular operational area.

2.	Predicted task duration/labor standards derived from accurate and objective prediction methodologies.

3.	Indications of activities by appropriate nomenclature that clearly delineates the task to be performed and any associated Work Authorization Documents.

4.	Identification of who is responsible for doing the actual work.

5.	Required supporting activities or support from other contractors, outside organizations, agencies or centers.

DRD CONTINUATION SHEET

TITLE: Integrated Ground and Flight Operations Schedules	DRD NO.: 1.1.7-b

DATA TYPE:  1/2/3/4	PAGE:  2/3

13.	DATA PREPARATION INFORMATION (CONTINUED):

13.3	CONTENTS (CONTINUED):

6.	Identification of critical resource requirements.

7.	Clear depiction of the interrelationships and constraints among related tasks.

8.	Identification of the critical path, priorities, high risk activities and other significant activities.

9.	NASA-approved milestones and Cargo-to-Shuttle interface activity and need dates.

10.	Major	 facility/system outages/modifications/O&M activities.

11.	Special test activities or requirements.

12.	Identification of hazardous operations and special safety requirements.

g.	Required data:

KSC Ground Operations.

Shall cover as a minimum the following activities in addition to the above information:

|  | Initial Submission | Frequency |
| --- | --- | --- |
| a. LC-39 Overall Integrated Processing Schedules (Type 4) | At contract Authority to Proceed (ATP) | No more than one official product a day. |
| b. Detailed Element Level Assessments (Type 3) | 10 days prior to LSFR | Per flow basis |
| c. OPF Flow Processing Milestone Schedule (Type 3) | 2 weeks prior to LSFR | Per flow basis. |
| d. Flow Integrated Operations Assessment Summary Schedule (Type 1) | 2 weeks prior to LSFR | Per flow basis. |
| e. Integrated Test Schedules (Type 3) | First integrated flow after contract award | 5 work days prior to test Call-to-Stations, but no less than 3 days |
| f. Integrated Launch and Landing Schedules (Type 1) | First integrated flow after contract award | 8 work days prior to Call-to-Stations |
| g. Assessment of all planned, baselined turnaround processing tasks against the as-run schedule performance (Type 4) | First integrated or element flow after contract award | Biweekly |
| h. Comparison of total predicted resource (direct labor hours) usage for planned work versus actual resources utilized throughout each element and integrated flow and reported in conjunction with the above schedule progress (Type 4) | First integrated or element flow after contract ATP | Biweekly |
| i. Planned versus actual number of days to achieve major program level milestones | First integrated or element flow after contract ATP | Per Flow Basis |

DRD CONTINUATION SHEET

TITLE: Integrated Ground and Flight Operations Schedules	DRD NO.: 1.1.7-b

DATA TYPE:  1/2/3/4	PAGE:  3/3

13.	DATA PREPARATION INFORMATION (CONTINUED):

13.3	CONTENTS (CONTINUED):

JSC Flight Operations Schedules	(Data Type 3)

Shall cover as a minimum the following activities in addition to the above information:

|  | Initial Submission | Frequency |
| --- | --- | --- |
| Integrated Simulation Schedule | 1200 Thursday | Weekly |
| SMS Schedule | 10 AM Friday | Weekly |
| SSTF Schedule | 10 AM Friday | Weekly |
| SST Schedule | 10 AM Friday | Weekly |
| PTT Schedule | 10 AM Friday | Weekly |
| Other Facility Schedules | 10 AM Friday | Weekly |
| Crew Training Schedules | 10 AM Friday one week prior to training start | Weekly |

JSC Flight Crew Schedules	(Data Type 3)

Shall cover as a minimum the following activities in addition to the above information:

|  | Initial Submission | Frequency |
| --- | --- | --- |
| a. Astronaut Candidate Weekly Schedules | Friday 10 AM or last workday of week | Weekly |
| b. Non-assigned Astronaut Weekly Schedules | Friday 10 AM or last workday of week | Weekly |

JSC ISS Program Operations Scheduling Products	(Data Type 3)

Shall cover as a minimum the following  activities in addition to the above information:

|  | Initial Submission | Frequency |
| --- | --- | --- |
| a. Mission Operations Integrated Schedules (including electronic scheduling interfaces to the ISS Program). | First month after contract ATP, on the first Monday of month | Monthly |
| b. Deliverable dependencies based on facility and product development schedules. | First month after contract ATP, on the first Monday of month | Monthly |

JSC MOD Flight Management and Schedules Scheduling Products 			(Data Type 3)

Shall cover as a minimum the following activities in addition to the above information:

|  | Initial Submission | Frequency |
| --- | --- | --- |
| a. Mission Operations Shuttle Flight Preparation Schedules | First week after contract ATP | Weekly |
| b. Mission Operations Space Station Flight Preparation Schedules | First month after contract ATP | Monthly |

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  Rev. 1	2.	DRD NO.:  1.1.7-c

3.	DATA TYPE:  2	4.	DATE REVISED:  02/00

5.	PAGE:  1/1

6.	TITLE:  KSC Schedule and Status Summary (Gray Book)

7.	DESCRIPTION/USE:  To display current KSC schedules and summary information on aspects of the near-term manifest for Shuttle flights.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of an on-going requirement; no break in existing submission schedule

10.	SUBMISSION FREQUENCY: Updated as follows:

Volume I – Monthly (May be cancelled or replaced by an alternate

version of the Grey Book, as requested by NASA-KSC)

Executive Edition – Weekly (May be cancelled or replaced by an alternate version of the Grey Book, as requested by NASA-KSC)

Volumes II – Quarterly (May be cancelled as requested by NASA-KSC)

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The KSC Schedule and Status Summary integrates KSC planning of near-term and long range hardware, facilities, and other resources to support schedules and manifest.

13.2	APPLICABLE DOCUMENTS

NSTS 08178	Space Shuttle Program Schedules

13.3	CONTENTS:

a.	Schedule and Status Summary, Volume I Executive Summary--Current planning schedules and summary information for near-term flights, focus on Orbiter and Integrated SSV processing.

b.	Schedule and Status Summary, Volume I--Same as above, but includes mission processing status, stand-alone element and MLP status, near-term follow-on flights, facility schedules, and as-run data summaries.

c.	Schedule and Status Summary, Volume II--KSC standard processing factors, assumptions and other information used for KSC manifest planning support.  Also contains schedule enhancement analysis efforts and as-run data summaries.

13.4	FORMAT:  Contractor format is acceptable with NASA approval.

13.5	MAINTENANCE:  Changes, as required based on manifest changes, shall be incorporated by change page or complete reissue.  The Contractor is encouraged to minimize like documentation and consolidate like planning documentation and processes.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.1.7-d

3.	DATA TYPE:  1	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.  	TITLE:  Flight-Specific TV Plan

7.	DESCRIPTION/USE:  The flight-specific TV Plan documents the timeline and the configuration and operation requirements necessary to satisfy planned video and audio events.  Test and operation of new technology/capabilities are also included.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Upon contract incorporation as formal Data Requirement

10.	SUBMISSION FREQUENCY:  Prior to each Flight, the requirements are submitted for approval by Launch minus 2-days (L-2 days).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The contractor is responsible for collecting and documenting audio and video requirements for each Shuttle mission.

13.2	APPLICABLE DOCUMENTS:

NSTS 08240	Space Shuttle Program (SSP) TV Plan

13.3	CONTENTS:

The specific product to be delivered is documented in the NSTS 0824 and is as follows:

Flight-specific TV Plan

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:   Electronic and paper copies of all Flight-specific TV Plans are retained in files by the contractor.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.1.7-f

3.	DATA TYPE:  1	4.	DATE REVISED:  01/2002

5.	PAGE:  1/1

6.	TITLE:  Flight Requirements Documents (FRDs)

7.	DESCRIPTION/USE:  The flight specific FRDs (NSTS 17462-XX) document Space Shuttle Program (SSP) authorized requirements for each flight.  The FRD Blank Book (NSTS 17462) is used as a guide during preparation of the flight specific FRDs.  Implementation of the specifications defined within the FRD Blank Book ensures a consistent definition and format for flight requirements.  The FRD ISS Standard (NSTS-17462-ISS) contains the PRCB-approved requirements for a standardized ISS flight and is used for the preparation of the flight specific FRDs for space shuttle flights to the ISS.

8.	DISTRIBUTION:  The flight specific FRDs, the FRD Blank Book, and FRD ISS Standard shall be delivered electronically by posting the baseline documents and revisions to the SSP Intranet (SSP Web.)   In addition, hardcopies will be sent per the distribution list.

9.	INITIAL SUBMISSION:  As required following approval of administrative contract modification.

10.	SUBMISSION FREQUENCY:  After the normal review process a basic flight specific FRD shall be provided for approval immediately following the baselining of a space shuttle mission in the Flight Definition and Requirements Document (FDRD), NSTS 07700, Vol. III, Table 4.1.  Revisions to each document shall be performed as defined below in Section 13.5, “Maintenance”.

11.	REMARKS:  None

12.	INTERRELATIONSHIP:  SOW 1.1.7.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The flight specific FRD shall define within, or by reference, requirements to be implemented on a specific space shuttle flight.  All flight preparations shall be consistent with the requirements specified within the FRD.

13.2	APPLICABLE DOCUMENTS:  NSTS 17462-XX, NSTS 17462-ISS, NSTS 17462-107 through -999.

13.3	CONTENTS:  The content of the flight specific FRD is defined by the FRD Blank Book (NSTS 17462-XX) and the FRD ISS Standard (NSTS 17462-ISS) documents and approved flight-specific change requests.

13.4	FORMAT:  The format of the flight specific FRD is defined by the FRD Blank Book (NSTS 17462-XX) and the FRD ISS Standard (NSTS 17462-ISS) documents.

13.5	MAINTENANCE:  Revisions to each flight specific FRD shall be made as necessary to maintain the currency of the flight specific FRDs.  Revisions to the FRD Blank Book and the FRD ISS Standard shall be made as necessary to maintain the validity of these documents as a reference during the preparation of the flight specific FRDs.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE: BASIC	2.	DRD NO.: 1.2.1.1-a

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Derived Dispersions Database Update

7.	DESCRIPTION/USE:  To provide statistically reconstructed flight data for preflight analyses that require Flight Derived Dispersions.

8.	DISTRIBUTION:  Per Contracting Officer's Letter

9.	INITIAL SUBMISSION:  Assumption of ongoing requirement; no break in existing submission 	schedule.

10.	SUBMISSION FREQUENCY:  The Flight Derived Dispersion database shall be reviewed and updated once a year.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.1.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The database shall provide Flight Derived Dispersions for future preflight analyses.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This database shall contain statistically calculated reconstructed flight data that protect for Flight Derived Systems dispersions effects.  (The database is updated after the completion of each post-flight assessment with AFSIG approval.  Updates to the Flight Derived Dispersion database used for pre-flight and day-of-launch assessments are approved by the ICB and PRCB.)

13.4	FORMAT:  Contractor's format is acceptable.

13.5	MAINTENANCE:  The electronic database shall be updated once a year and maintained by Rockwell.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.2.1.3-a

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Mission-Specific Shuttle Thermal and Structural Math Models

7.	DESCRIPTION/USE:  Models are required as input data for analyses of specific Space Shuttle payloads and cargo configurations.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Per Payload request

10.	SUBMISSION FREQUENCY:  Per Payload request for each payload on each Shuttle flight.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.1.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document includes Shuttle Integrated Thermal Math Models (ITMM), Integration Geometric Math Models (IGMM), and Payload Thermal Math Models for specific Space Shuttle payloads and cargo configurations.  The Shuttle Thermal and Structural Math Models provide the Space Shuttle quasi-static and dynamic structural math models and forcing functions for specific Shuttle/Payload/Cargo configurations for all phases of Space Shuttle missions.  Models are in compliance with the documents listed in 13.2.

13.2	APPLICABLE DOCUMENTS:

STS81-064	STS Dynamic Math Models (M6.OZA) for Payload Loads Analysis, July 1988

ES3-76-1	Orbiter Midsection Payload Bay Thermal Math Model Description, May 1991

ES3-77-3	390 Node Atmospheric Orbiter Midsection Payload Bay Thermal Math Model Description, May 1991

ES3-77-3	Simplified 136 Node Atmospheric Orbiter Midsection Payload Bay Thermal Math Model Description, June 1995

ES3-76-1	Simplified 136 Node On-Orbit Orbiter Midsection Payload Bay Thermal Math Model Description, June 1995

13.3	CONTENTS: 	Thermal:			Structural:

a.  Open-door ITMM(s).		a.  Modal data.

b.  Closed-door ITMM(s).	b.  Forcing functions.

c.  Open-door IGMM(s).		c.  Orbiter flexibility and quasi-static

d.  Closed-door IGMM(s).	      deflections, if applicable.

e.  Payload Thermal Math

Model(s).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.  Generic model updates require NASA approval.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.2.1.3-b

3.	DATA TYPE: 3	4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Cargo Thermal and Loads Verification Analyses

7.	DESCRIPTION/USE:  To provide passive and active/Environmental Control and Life Support System (ECLSS) thermal verification analyses or assessments for every Space Shuttle mission payload/cargo configuration for the planned mission timeline; structural dynamic loads verification analysis for every Space Shuttle mission payload/cargo configuration; and analyses used by payloads for verification of Shuttle compatibility.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing 	submission schedule.

10.	SUBMISSION FREQUENCY:  Passive thermal data dump due seven months prior to launch (L-7);  report due six months prior to launch (L-6).  Active/ECLSS report due five months prior to launch (L-5).  Passive and active/ECLSS final documentation due one month prior to launch (L-1).  Loads data dump  due seven months prior to launch (L-7).  Loads report due five and one-half months prior to launch (L-5.5).  Delivery schedules may be adjusted if Government-supplied payload models are not received in time to support or as otherwise authorized by the Contracting Officer’s Technical Representative (COTR) or designated representative.

11.	REMARKS:  Payload math models will be government furnished and provided to the contractor at approximately 12 months prior to launch (L-12).

12.	INTERRELATIONSHIP:  SOW 1.2.1.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Results of passive and active/ECLSS thermal interface analyses of the interface(s) between the Space Shuttle and the designated payloads/cargoes for each mission, both in the payload bay and in the Orbiter cabin.  Results of structural dynamic and quasi-static loads analyses of the Space Shuttle and payloads/cargo for each mission.

13.2	APPLICABLE DOCUMENTS:   None

13.3	CONTENTS:  Thermal analyses shall include the following elements:

a.	Summary of the Orbiter/payload/cargo/spacecraft models utilized (as applicable in the analysis).

b.	Summary of the selected analysis mission phases (may include prelaunch, launch, on-orbit, entry, and post-landing).

c.	Pertinent temperature data/history plots for the analyzed mission phases.

d.	Assessment of the thermal interface compatibility of the Orbiter/payload/cargo/ spacecraft for the planned mission timeline.

e.	For cargoes where the results of previous thermal analyses are applicable and integrated thermal compatibility analysis can be eliminated, the documentation shall consist of a description of the previous and current configurations, a summary of previous analytical results, and an assessment of the Orbiter/payload/cargo/spacecraft thermal compatibility.

DRD Continuation Sheet

TITLE:  Cargo Thermal and Loads Verification Analyses	DRD NO.: 1.2.1.3-b

DATA TYPE:  3	PAGE:  2/2

13.	DATA PREPARATION INFORMATION (CONTINUED)

Each loads verification analysis shall include:

a.	Modal coupling of the Space Shuttle and payloads/cargo for lift-off and landing configurations.

b. 	Modal and coupled Orbiter/payload lift-off and landing load responses.

c.	Orbiter/payload attachment points loads and payload loads.

d.	Quasi-static load and deflection analysis for all selected conditions.

e.	On-orbit and coupled loads if applicable.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.  DRD NO.:  1.2.1.3.-c

3.	DATA TYPE:  3		4.  DATE REVISED:  05/2001

5.  PAGE:  1/2

6.	TITLE:  Safety Evaluation of Orbiter Services for Payload Use

7.	DESCRIPTION / USE:  Safety evaluations of payload planned use of Orbiter-provided services to identify possible payload-to-Orbiter interface hazards.  The evaluations are based on payload customer Safety Assessment Reports and are used by the cargo integration member of the Safety Review Panels.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  Five (5) working days prior to the scheduled meeting of Payload Safety Review Panel (PSRP) / ISS Safety Review Panel (SRP).

11.	REMARKS:  The Shuttle / ISS Payload Safety Assessment Reports will be Government-furnished.

12.	INTERRELATIONSHIP:  SOW 1.2.1.3

13.	DATA PREPARATION INFORMATION:

  - SCOPE:  Provides an evaluation of possible payload hazards across the payload-to-Orbiter interfaces and assesses the potential impact to the Orbiter and Station.

  - APPLICABLE DOCUMENTS:   Payload/Station safety documentation and ICD/IDDs

  - CONTENTS:  Each Safety Evaluation of payload planned use of Orbiter-provided payload services for safety critical functions shall:

- Interpret payloads possible hazards across the interface and assess impact to the Orbiter and Station.

- Review and determine if payload/Station hazard reports clearly identify safety-critical interfaces with the Orbiter (i.e., hazard controls / hazard control monitors).

  - If safety critical interfaces are implied in the safety data package or other documentation, those interfaces are to be listed in the hazard report as items for the payload organization to clarify.

  - The evaluation will mention that the safety-critical interfaces were not clearly identified.

- State whether or not the Station/payload-to-Orbiter Interface Control Document (ICD) or the Interface Definition Document (IDD) is available.

  - If the ICD / IDD is available, document the title, ICD / IDD number, and the date / revision.

    - Make a correlation between the identified safety-critical interfaces in the ICD / IDD to the payload hazard reports or determine if a correlation cannot be made.

    - Evaluate to ensure that all Orbiter payload services and interfaces identified in the payload hazard reports are included in the ICD / IDD.  If they are not included, list the incompatibilities in the evaluation.

  - If the ICD / IDD is not yet available, then state that it is not available in the evaluation and provide an estimated date as to when it will be available.

- Evaluate to assure that Orbiter failure modes and fault tolerances are interpreted correctly by Space Shuttle users.  Determine if the Station/Payload Safety Assessment Reports correctly describe the use of Orbiter payload services required for hazard control / monitoring.  The required Orbiter payload services that are correctly described are to be listed in the evaluation.

- Provide an overall evaluation of the completeness of the Station/Payload Safety Assessment Report with deficiencies identified.

DRD CONTINUATION SHEET

TITLE: Safety Evaluation of Orbiter Services for Payload Use	DRD NO.:  1.2.1.3-c

DATA TYPE:  3	PAGE:  2/2

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes to the plan shall be incorporated as required by change page (revision level and date) or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.2.1.3-d

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Payload Environmental Impact Statement

7.	DESCRIPTION/USE:  The payload complement for each Shuttle mission is assessed for potential environmental impact to the earth's atmosphere or population.  This evaluation supports NASA Headquarters’ statements as listed in 13.2 regarding potentially adverse environmental impacts of each Shuttle space flight mission.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule

10.	SUBMISSION FREQUENCY:  Submittal provided L-9 weeks prior to launch.

11.	REMARKS:  The Payload Safety Assessment Reports are Government-furnished.

12.	INTERRELATIONSHIP:  SOW 1.2.1.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Payload Environmental Assessment relies on the Payload Safety Assessment Report compliance data packages submitted by each payload organization.  These are examined with respect to the use of materials which would negatively impact local or global air, land, or water quality, as well as have predictable unfavorable effects on human health.  Additional insight into the hazardous components of each payload is provided by the NASA Interagency Nuclear Safety Review Panel and the JSC Toxicology Group.

13.2	APPLICABLE DOCUMENTS

HDQ Ltr, MZ,  2/21/95	Payload Impact Assessments (PIA) for STS Missions

SSP, JSC, Ltr, MS3-95-054,  4/28/95	Payload Impact Assessments (PIA) for Space Transportation 			System (STS) Missions

13.3	CONTENTS:

a.	Flight summary.

b.	Primary and secondary payload identification.  Detailed Test Objectives and Detailed Supplementary Objectives  reviewed for potential impact.

c.	Data source title and date.

d.	Brief payload description identifying substances of potential impact in each payload.

e.	Statement regarding the environmental threat from each payload.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  A report is prepared for each mission.  Corrections/updates are issued as revisions as required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.2.1.5-a

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Space Shuttle Program (SSP) Drawing Release Change Request (CR)

7.	DESCRIPTION/USE:  To authorize release of the Space Shuttle Systems Drawings for each flight.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing 	submission schedule.

10.	SUBMISSION FREQUENCY:  Submitted no later than 18 days following CIR, or as otherwise authorized by the Contracting Officer’s Technical Representative (COTR) or designated representative

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.1.5 and 1.4.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: Identify discrete configuration for each flight and ferry flight in accordance with NSTS 07700, Volume IV, Book 1:

a.	For Flight:

V072-000001-XXX	Space Shuttle System

SGD32100XXX-XXX	Crew Compartment Configuration Drawing

V072-200XXX-XXX	Mission Equipment Cargo Support - Launch Site Installation

b. 	For Ferry Flight:

V072-000001-XXX	Space Shuttle System (Ferry Flight)

SGD32100XXX-XXX	Crew Compartment Configuration Drawing (Ferry Flight)

V072-200XXX-XXX	Mission Equipment Cargo Support - Launch Site Installation (Ferry Flight)

V072-300XXX-XXX	Orbiter/Shuttle Carrier Aircraft (SCA) Ferry Configuration

13.2	APPLICABLE DOCUMENTS

NSTS 07700, Volume IV,	Configuration Management Requirements

Book 1

13.3	CONTENTS:  The SSP Drawing Release Change Request contains program drawing release to baseline vehicle configuration.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per 	DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Revisions to be made as required to support contractor’s engineering releases.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.2.1.5-b

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Engineering Drawings

7.	DESCRIPTION/USE:  To provide flight-specific cargo integration information necessary for contractor and payload customers  to evaluate the compatibility of the flight cargo mix with the designated Orbiter.  To provide the final cargo integration engineering drawings required for Orbiter reconfiguration.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of ongoing requirement; no break in existing submission schedule

10.	SUBMISSION FREQUENCY:  Once per flight, with updates as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.1.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Drawings are prepared in conformance with the contractor's Drawing Requirements Manual and serve as the controlled source of physical and functional information necessary to:

a.	Maintain physical and functional compatibility between the Orbiter, payload(s), and related payload integration hardware.

b.	Communicate applicable coordinated payload agreements with subsystem disciplines.

c.	Document cargo configuration of each mission/flight configuration.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  Engineering drawings shall include the following:

a.	Mission Equipment Cargo Support - Launch Site Installation (V072-200XXX-XXX).

b.	Cargo Arrangement Drawing (VA72-200XXX).

c.	Electrical Interface Diagram (VD72-200XXX).

d.	Integrated Schematic (VS72-200XXX).

e.	Installation Technical Orders (M072-XXXXXX).

f.	Retention Schematic Diagram (VS70-540XXX)

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Revisions to be in accordance with contractor's engineering and change control system.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.2.1.6-a

3.	DATA TYPE:  1/3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Launch Systems Evaluation Advisory Team (LSEAT) Flight-Specific Products

7.	DESCRIPTION/USE:  To provide flight-specific products to LSEAT for assessment.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  First flight following contract award

10.	SUBMISSION FREQUENCY:  Each flight as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.1.6

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These products provide all required LSEAT flight-to-flight verification results, DOL comparison results, preflight readiness statements, and mission-specific database definition.

13.2	APPLICABLE DOCUMENTS

NSTS 08349	Integrated Mission Support Plan

NSTS 08211	LSEAT Integrated Support Plan

13.3	CONTENTS:  The specific products to be delivered are documented in NSTS 08211 and are as follows (Data Type 1 unless indicated otherwise):

a.	LSEAT Database Change Request (CR) (Data Type 1).

b.	LSEAT Verification Test Cases (Data Type 1).

c.	Dolilu  End-to-End Test (L-3 weeks) (Data Type 1).

d.	LSEAT L-7 Readiness Briefing (Data Type 3).

e.	Dolilu End-to-End Test (L-3 Days) (Data Type 1).

f.	LSEAT Day-of-Launch Data Pack (Data Type 3).

g. 	LSEAT Post Flight Report (Data Type 3).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  All technical assessment results retained in LSEAT historical files for actual launches.  Launch attempt data and pre-launch test results deleted after actual launch occurs.  Generic math model updates require NASA approval.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.2.1.6-b

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE: Launch Systems Evaluation Advisory Team (LSEAT) Non Flight-Specific Products

7.	DESCRIPTION/USE:  To support periodic block updates for LSEAT software and resolution of Rockwell involved LSEAT anomalies.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  As required

10.	SUBMISSION FREQUENCY:  As needed to support LSEAT software updates and resolution of anomalies

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.1.6

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These products provide definition and delivery of the Rockwell software and database updates associated with LSEAT block updates and anomaly resolution.

13.2	APPLICABLE DOCUMENTS

NSTS 08211 	LSEAT Integrated Support Plan

13.3	CONTENTS:  The specific products to be delivered are documented in NSTS 08211 and are as follows:

a.	LSEAT block update support.

b.	LSEAT block update definition inputs.

13.4	FORMAT:   Contractor format for briefings; Space Station Program (SSP) Change Requests (CR’s) and data format per NSTS 08211, Appendix A.

13.5	MAINTENANCE:  Contractor briefings maintained in LSEAT Working Group files until first flight of block update.  SSP CR’s maintained by meeting support group.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.2.1.7-a

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Integrated Data Processing System (DPS) Principles of Operation (POO) Document Updates

7.	DESCRIPTION/USE:  To document the design, interfaces, and POO of the Shuttle Integrated DPS, including Multi-functional Electronic Display Subsystem (MEDS), for knowledge capture, analysis, and training purposes.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing 	submission schedule.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The document shall provide a detailed description of the DPS of the Space Shuttle Avionics (including MEDS), including major element interfaces, controls, and user operations of the subsystem.

13.2	APPLICABLE DOCUMENTS

MEDS  POO

DPS Flight Support Manual

13.3	CONTENTS:  The update shall consist of three sections:

a.	Overview, providing  the necessary orientation and background.

b.	Definition of the configuration, modes of operation, and performance characteristics of the modified DPS System with the emphasis on user operations characteristics.

c.	Description of the characteristics of the DPS User Operations Interface.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per 	DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval..

13.5	MAINTENANCE:  Documentation is to be updated as required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.2.1.7-c

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Integrated Data Processing System (DPS) Flight Support Manual

7.	DESCRIPTION/USE:  To provide a reference handbook for use by DPS engineering on-station during launch countdown which will provide clarification of error codes, fault annunciation, and other data useful in formulating a GO/NO GO decision for the DPS.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing 	submission schedule.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This manual is applicable to the DPS displays and data used during launch countdown.   The first release of the document will be for the set of integrated DPS displays currently in use.  The second submittal will include fault indications and definitions unique to the Multi-functional Electronic Display Subsystem (MEDS).  This information will also be used to formulate new DPS prelaunch Launch Commit Criteria (LCC) flight support display pages for MEDS monitoring and evaluation.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Flight Support Manual will include figures and explanations of the displays used on day-of-launch by DPS engineers.  The manual will also include a cross-referenced table allowing engineers quick access to meanings and implications of error codes or fault annunciation.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.2.2.1-a

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Shuttle Weight, Performance, and Integrated Mass Properties Database and Status Reports

7.	DESCRIPTION/USE:  To provide integrated mass properties database and reports necessary to support mission-specific vehicle weight statements and provide management insight for each mission in process, selected reference missions, and special requests.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of ongoing requirement; no break in existing submission

schedule

10.	SUBMISSION FREQUENCY:  Weekly and/or as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.2.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The contractor shall combine mass property submittals from each element/project and maintain an integrated vehicle mass properties database.  The contractor reports integrated vehicle center-of-gravity, down weights, ascent performance, and other important mission parameters.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The contractor shall develop and maintain the following items:

a.	Integrated mass properties database, including all vehicle and mission-kit installation mass properties, estimated and calculated mass properties to support mission planning, upweights, downweights, and performance-margin data for each approved mission/flight/payloads configuration.

b.	Electronic file reports accessible to all Shuttle Integrated Accounting Status System (SIASS) users including:

1.	Weekly Space Shuttle Vehicle (SSV) weight and performance database updates.

2.	Quarterly Shuttle Systems weight and performance status report (NSTS 09095).

3.	Weekly flight dynamics mission summary.

4.	Generic and mission specific Reusable Solid Rocket Motor (RSRM) performance data page for Trajectory Design Data Packages (TDDP’s).

5.	Assessment mass properties updates for Cargo Integration Review (CIR) and Flight Planning and Stowage Review (FPSR).

6.	Launch Site Requirements Review (LSRR) and Launch Site Flow Review (LSFR) mass property briefings.

The contractor shall publish mission management report containing designated mission parameters.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Contractor shall maintain integrated mass properties database on an on-going basis, using submitted mass property data, comments discrepancy information, problem/resolutions inputs, and mission kit data. Hard copies of each weekly update will be maintained for at least one year.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.2.2.2-a & -b

3.	DATA TYPE: 3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Trajectory Design Data Package (TDDP) and Change Notices

7.	DESCRIPTION/USE: To document selected mission configuration, ground rules, vehicle performance characteristics, and data for various flight design organizations.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Production of TDDPs is the assumption of ongoing requirement; no break in existing submission schedule.  Submission of Change Notices (CN's) will be as required

10.	SUBMISSION FREQUENCY:   Normally, seven TDDP’s are scheduled for each mission.  The initial document is published 18 months before a launch.  In addition, special mission and study TDDP’s may be required.  Schedule is defined by the Flight Production Schedules Working Group on a per-mission basis.  CN’s as required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.2.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The TDDP contains pertinent mission and vehicle information used to start the flight design process as well as special design studies and assessments.  The TDDP ensures all simulation groups use the same initiation data, constraints, and Shuttle Program direction.  CN’s update pertinent mission and vehicle information contained in a previously released TDDP.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  Typical information included is:  Vehicle summary weight statement (mass properties), Space Shuttle Main Engine (SSME) tag data, Redesigned Solid Rocket Motor (RSRM) performance data, Main Propulsion System (MPS) propellant inventories, dynamic pressure constraints, Q-alpha constraints, current mission  requirements and appropriate references.  Other information is included as needed per customer direction.

Change notices shall be issued as information updates between scheduled TDDP’s.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Document preparation software is updated semi-annually, with critical revisions made as requested by the customer.  All TDDP’s will be maintained by CN's and archived.  Archives shall be maintained and archival materials dispositioned in accordance with NASA and Federal Records Management regulations and procedures.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  revision 1	2.	DRD NO.: 1.2.2.3-a

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Adjusted Reusable Solid Rocket Motor (RSRM) Pre-flight Computer Files

7.	DESCRIPTION/USE:  To generate adjusted RSRM block motor characteristics for trajectory simulations.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of ongoing requirement; no break in existing submission

schedule

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.2.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: Adjusted RSRM Pre-flight Computer Files adjust MSFC-provided RSRM-specific characteristics based on reconstructed flight history .

13.2	APPLICABLE DOCUMENTS:   None

13.3	CONTENTS:  Computer  dataset with RSRM-specific characteristics.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per 	DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  A historical file shall be maintained by the contractor.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.2.2.3-b

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Main Propulsion System (MPS) Inventory/Budget Update and Documentation

7.	DESCRIPTION/USE: To document the loading and  consumption of MPS propellants in the External Tank.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of ongoing requirement; no break in existing submission

schedule

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.2.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  MPS inventory/budget documents the loading and consumption of MPS propellants in the External Tank.

13.2	APPLICABLE DOCUMENTS

NSTS 08209, Vol. I	Shuttle Performance Assessment Data Book

13.3	CONTENTS:  MPS loading and consumption for NOM, AOA/Trans-Atlantic Landing (TAL), and Return to Launch Site (RTLS).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per 			DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  NSTS 08209, Volume 1, will be updated by the contractor as required to provide current inventory as well as historical cross-reference of MPS inventory  versus Shuttle Transportation System (STS) mission.  Archives shall be maintained and archival materials dispositioned in accordance with NASA and Federal Records Management regulations and procedures.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.2.2.4-a

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE: Annex 1 - Payload Data Package

7.	DESCRIPTION/USE: To be used by contractor and payload customer as an agreed-to source for the payloads configuration, weight and mass properties, avionics, and physical function data for installation, deployment, and/or retrieval of the payload as related to the Orbiter.  Annex  substantiates the agreed-to design interfaces as described in the payload unique ICD.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing 	submission schedule.

10.	SUBMISSION FREQUENCY:  Once per payload per flight, update as required

11.	REMARKS:  Drawings referenced in the payload annex shall be maintained in a central payload data facility for review and distribution of reference payload data.

12.	INTERRELATIONSHIP:  SOW 1.2.2.4

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: This package provides annexes for all payloads and payload equipment flying in the cargo bay.

13.2	APPLICABLE DOCUMENTS

NSTS 21000-A01	Payload Data Package Blank Book Annex 1

NSTS 21067	Instruction Manual for Annex 1

13.3	CONTENTS:  Annex 1 - Payload Data Package  shall contain:

a.	Payload Configuration.

b.	Weight and Mass Properties.

c.	Payload Physical Function Data.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per 	DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.  Changes to NSTS 21000-A01 require NASA approval.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.2.2.5

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/2

6.	TITLE:  Interface Revision Notice (IRN) to Element Interface Control Documents (ICD’s)

7.	DESCRIPTION/USE:  To define changes to ICD’s.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule

10.	SUBMISSION FREQUENCY:  Following each NASA-approved IRN

11.	REMARKS:  ICD’s define the technical interfaces between the Shuttle System and other systems, and between elements of the Shuttle System.

12.	INTERRELATIONSHIP:  SOW 1.2.2.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The IRN's define changes to functional and/or physical interfaces (1) between the Shuttle System, or elements thereof, and other systems, or elements thereof, and (2) between Shuttle System elements involving two or more major program participants, i.e., NASA Centers, System Contractor, Associate/Element Contractors, Payloads.  IRN’s are limited to the applicable documents listed in 13.2.

13.2	APPLICABLE DOCUMENTS

ICD-13M15000	Space Shuttle Orbiter Vehicle/Main Engine

ICD-2-0A001	Shuttle System/Launch Platform Stacking and VAB Servicing

ICD-2-0A002	Space Shuttle Launch Pad & Platform

ICD-2-0A003	Flight Vehicle/LPS Computational Systems Interfaces

ICD-2-0A004	Space Shuttle System/KSC RF Communications & Tracking Checkout

ICD-2-0D003	JSC/USAF Space Shuttle/SCF RF Communications & Tracking

ICD-2-0D004	JSC/GSFC Space Shuttle RF Communications & Tracking

ICD-2-0H001	Shuttle Vehicle/Ground Range Safety System

ICD-2-00001	Shuttle Vehicle Mold Lines and Protuberances

ICD-2-1A001	Orbiter/KSC Landing Station

ICD-2-1A002	Orbiter Processing Facility/Orbiter Maintenance & Checkout Facility

ICD-2-1A003	Orbiter /Hypergolic Station

ICD-2-1D003	Orbiter Landing/Safing & Deservicing Stations

ICD-2-1D004	Orbiter & Carrier Aircraft/Mate-Demate Interfaces

ICD-2-12001	Orbiter Vehicle/External Tank

ICD-2-14001	Orbiter Vehicle/Solid Rocket Booster

ICD-2-17001	Orbiter Vehicle/Carrier Aircraft

ICD-2-2A001	External Tank/Receiving, Storage & Checkout Station

ICD-2-24001	External Tank/Solid Rocket Booster

ICD-2-4A001	Solid Rocket Booster/Receiving Processing Station

ICD-2-4A002	Solid Rocket Booster Retrieval Station

ICD-2-19001	Shuttle/Orbiter/Cargo Standard Interfaces

NSTS21000-IDD-ISS	International Space Station Interface Definition Document

NSTS21000-IDD-MDK	Shuttle/Payload Interface Definition Document Middeck Accommodations

NSTS 21000-IDD-SML	Shuttle/Payload Interface Definition Document for Small Payload Accommodations

DRD CONTINUATION SHEET

TITLE: 	Interface Revision Notice (IRN) to Element	DRD NO.:  1.2.2.5

Interface Control Documents (ICD’s)

DATA TYPE:  3	PAGE:  2/2

13.	DATA PREPARATION INFORMATION (CONTINUED):

13.3	CONTENTS:  IRN's shall contain functional and/or physical interface requirements and rationale in sufficient detail to provide an adequate baseline for planned design efforts by the interfacing elements.  Design requirements/constraints contained in the IRN's are limited to only those necessary to define and control the subject interface(s).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  ICD’s to be maintained by IRN incorporation or total reissuance as applicable.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.2.2.6

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Payload Interface Control Documents (ICD's) and Installation Requirements Documents (IRD's)

7.	DESCRIPTION/USE:  ICD's - To define the technical interfaces agreed to between the Space Shuttle Vehicle (SSV) and the unique payload or on-orbit assembly.  ICD's provide necessary requirements for interface definition to support integration hardware design, payload design and flight product development and include development of a payload avionics control schematic.

IRD's - To define the installation assembly requirements for the installation of payload to payload elements within the Orbiter by the Space Shuttle Program.  (An IRD is not required for payloads that are fully assembled prior to installation into the Orbiter.)

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  Once per payload

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.2.6

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:   The payload-unique ICD's provide definition of the technical interfaces between the Space Shuttle Vehicle and the unique payload for selected configurations of the payload as applicable.  The payload IRD's provide definition of the installation and assembly requirements of payload to payload interfaces in the Orbiter.  ICD’s and IRD’s are derived from the applicable documents as appropriate.  The payload avionics control schematic is derived from the payload unique ICD.

13.2	APPLICABLE DOCUMENTS

NSTS-07700, Volume IV, Book 1	Configuration Management Requirements Standard Interfaces

NSTS-07700, Volume XIV	 Shuttle Orbiter/Cargo Standard Interfaces

Attachment I (ICD-2-19001)

NSTS-21000-IDD-SML	Shuttle/Payload Interface Definition Document for Small Payload Accommodations

NSTS-21000-IDD-MDK	Shuttle/Payload Interface Definition Document for Middeck Accommodations

NSTS-21000-IDD-ISS	International Space Station Interface Definition Document

13.3	CONTENTS:  The contents are based on the applicable documents as appropriate.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Maintenance shall consist of revisions by Interface Revision Notice (IRN) and subsequent reissue of all or part upon IRN incorporation. IRN's which incorporate exceedances outside the experienced data base, waivers, or deviations require NASA approval.  The payload avionics control schematic revisions to be in accordance with the contractor’s engineering and change control system.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.2.2.7

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Payload Operations Maintenance Requirements Specification (OMRS) Test Requirements

7.	DESCRIPTION/USE: To provide the OMRS Board pre- and post-mate test requirements for verification of Space Station Program (SSP) hardware interfaces with the payload  to satisfy NSTS 14046, Section 5.3.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an on-going requirement; no break in existing submission schedule

10.	SUBMISSION FREQUENCY:  Per Flight:  Basic release 315 days prior to launch (L-315 days).  Cargo Integration Review (CIR) update release at L-260 days.  Baseline release determined by Payload OMRS Board.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.2.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Integration OMRSD File II, Volumes II, IV, and VI cover requirements for verification of interfaces and related operational requirements of installed hardware supporting Payload and Developmental Test Objective/Risk Mitigation Experiments (DTO/RME) requirements, Human Exploration and Development of Space Technology requirements, and applicable Requirements Change Notices (RCN’s).

13.2	APPLICABLE DOCUMENTS

NSTS-08171, Files I, II and III	Operations and Maintenance Requirements and Specification Document

NSTS 14046	Payload Verification Requirements

13.3	CONTENTS:  RCN’s for the OMRSD shall include requirement numbers, descriptions, measurement/stimuli identification, specification (pass/fail criteria) and internal/constraints/ remarks information as defined in NSTS 08171, File I.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  The OMRSD is to be changed/maintained using RCN's as described in NSTS 08171, File 1.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.2.2.10-a

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Technical Revision to SL-E-0001 and SL-E-0002

7.	DESCRIPTION/USE:  Management and maintenance of SL-E-0001 and SL-E-0002 will be conducted by the Technical Area Manager with approval from the Integration Control Board (ICB) and/or Shuttle Avionics Systems Review (SASR).

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.2.10

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:

13.2	APPLICABLE DOCUMENTS

SL-E-0001	Specification Electromagnetic Compatibility Requirements

SL-E-0002	Specification Electromagnetic Interference Characteristics, Requirements for Equipment

Book 1 - Existing Hardware

Book 2 - New or Modified Hardware

13.3	CONTENTS:  The contractor shall conduct Technical Interchange Meetings to establish new requirements.  Appropriate change requests shall be documented and processed through the appropriate Space Station Program (SSP) board/panel.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.2.2.10-b

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Element Avionics Interface Databook Updates

7.	DESCRIPTION/USE:  To update information in the Element Avionics Interfaces Databook, Day-of-Launch Support Databook, and Post-Flight Data Processing Procedures.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing 	submission schedule.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.2.10

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Updates consist of design or operational changes approved by the program that impact information contained in the Element Avionics Interfaces Databook, Day-of-Launch Support Databook, or Post-Flight Data Processing Procedures.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS: Element Avionics Interface Databook Updates consist of updates to the documents due to changes in design or operational requirements approved by the program.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per 	DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.2.2.10-c

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Element Avionics Interface Design Review Assessment Report

7.	DESCRIPTION/USE:  To document avionics technical hardware and software assessments of proposed element interface avionics design changes.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  As required

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.2.10

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This report provides technical assessments of design changes that affect element hardware and software elements avionics design changes.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  Technical assessment shall include review of design changes, document all discrepancies and include verification of compliance with Space Station Program (SSP) requirements.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.3

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE: Safety and Health Plan

7.	DESCRIPTION/USE:  To describe the contractor’s safety and health plan for each NASA site.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Contract award plus 30 days

10.	SUBMISSION FREQUENCY:  N/A

11.	REMARKS:

12.	INTERRELATIONSHIP:  Clause H.22

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Applicable to all NASA centers and sites where the contractor is operational.

13.2	APPLICABLE DOCUMENTS

NHB 1700.1 (VI)-B	NASA Safety Policy and Requirements  Document

29 CFR 1910	Department of Labor, Occupational Safety and Health Standards

13.3	CONTENTS:  The plan shall describe tasks and activities of safety and health management at each site where the contractor is operational to assure the identification, evaluation and elimination/control of safety and health concerns.  The plan shall include the following:

a.	Organization charts(s) which illustrate the functional relationships and lines of communication between safety, Health and other organizational elements.

b.	Descriptions of the Safety and Health management function  within the organization including the process through which management decisions will be made, including notification of the local NASA Safety and Health organization of critical and catastrophic hazards, corrective actions, mishaps and deviations or waivers to NASA safety and health requirements.

c.	Description of the responsibility, authority, and accountability of safety and health personnel, other contractor organizational elements involved in the safety and health effort  and subcontractor safety and health personnel.  Include the organizational unit responsible for the execution of safety and health tasks and the position with the authority to resolve all identified safety and health issues.

d.	Description of the management controls that will be used to ensure compliance with safety and health regulations.

e.	Cross-reference of safety program requirements (e.g., OSHA, NASA, local NASA Center) and contractor procedures to avoid duplication of effort.

f.	Description of the safety program measurement system, including measurements, metrics, and trend analysis methods.  The performance measurement system should describe responsibility for identifying and implementing remedial action, recurrence control, and corrective actions that are necessary to improve performance as indicated by the performance measurement system.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.3.1.2-b

3.	DATA TYPE:  3	4.	DATE REVISED:  3/97

5.	PAGE:  1/1

6.	TITLE:  Safety Summary Report (SSR)

7.	DESCRIPTION/USE:  To provide information to each NASA location on accidents affecting the contractor's performance.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  By the 15th of the first month after contract award

10.	SUBMISSION FREQUENCY:  Monthly, on or before the 15th of each month, for the previous month

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.3.1.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Safety Summary Report provides information on accidents affecting the contractor’s performance.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The SSR shall contain the following information for each NASA location monthly:

a.	Number of man-hours worked.

b.	Number of new lost-time injury cases.

c.	Number of lost-time days for the month (including previous month's cases).

d.	Number of medical treatment cases.

e.	Number of first aid cases.

f.	Number of miles driven in Government-provided vehicles.

g.	Number of vehicle accidents with damage greater than $1000.

h.	Total damage cost due to motor vehicle accidents  resulting in damage > $1,000.

i.	Number of accidents which resulted in NASA property damage greater than $1000.

j.	Total damage cost to NASA property as a result of accident resulting in damage > $1,000.

- Incident Reports (NASA form 1627 or equivalent) for incidents which occurred during the reporting period.

- Status on all open incident reports from previous months

- Report on any OSHA or EPA violations or inspections.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.3.1.2-c

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Pressure Vessel/System Recertification

7.	DESCRIPTION/USE:  Data required to demonstrate implementation of NMI 1710.3 using the guidelines of NHB 1700.6, on ensurance that all ground-based pressure vessels and pressurized systems are certified safe to operate and are recertified periodically.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after contract award

10.	SUBMISSION FREQUENCY:  Annually

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.3.1.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Pressure Vessel/System Recertification covers all ground-based pressure vessels and pressurized systems under the contractor’s responsibility.

13.2	APPLICABLE DOCUMENTS

NMI 1710.3	Safety Program for Pressure Vessels and Pressurized Systems

NHB 1700.6	Guide for Inservice Inspection of Ground-Based Pressure Vessels and Systems

13.3	CONTENTS: In accordance with guidelines in NHB 1700.6.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.3.3.1

3.	DATA TYPE:  4	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Acceptance Data Package (ADP)

7.	DESCRIPTION/USE:  The ADP is an accumulation of documentation that provides a verified, complete, and current status of deliverable hardware/software needed by the procuring/using organization to enable the continuation of required activities.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Submitted with shipment/transfer of each hardware item or software delivery.

10.	SUBMISSION FREQUENCY:  Required with each delivery of hardware or software from a manufacturer/developer to a using site or deliveries between using sites.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.3.3.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  ADP's are required for all deliverable hardware items and program software products (and their approved changes).

13.2	APPLICABLE DOCUMENTS

SN-S-0008	Software Deliverable Data Package Requirements Specification

SN-D-0007	Acceptance Data Package Requirements

SSP 30695	Acceptance Data Package Requirement Specification

13.3	CONTENTS:  The ADP shall be prepared in accordance with SN-S-0008, SN-D-0007, and SSP 30695, as appropriate.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.4-a

3.	DATA TYPE:  1	4.	DATE REVISED:  5/97

5.	PAGE:  1/1

6.	TITLE:  KSC Work Authorization Documents (Category 1) Development and Maintenance Plan

7.	DESCRIPTION/USE:  To define and document standardized processes, formats, and responsibilities required for developing, maintaining, approving, and changing KSC Work Authorization Documents (WAD's).

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of an on-going requirement; no break in existing submission schedule

10.	SUBMISSION FREQUENCY:  Submission of each WAD will be established in accordance with the approval of the Operations and Maintenance Documentation (OMD) Control Board and will be revised in accordance with the approved WAD change processes and plans.

11.	REMARKS:  NAS10-10900, DRL items 13, 33, and 34

12.	INTERRELATIONSHIP:  SOW 1.4 and 1.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The KSC Work Authorization Documents (Category 1) Development and Maintenance Plan shall define contractor responsibilities for the development and maintenance of Category 1 Shuttle processing procedures.

13.2	APPLICABLE DOCUMENTS

S00000-2, File 1	Technical Operations Procedure Preparation Handbook

KHB 1710.12	Technical Operation Procedures Policy

KVT-HB-0002	OIS Call Sign/Word Handbook

13.3	CONTENTS:  The KSC Work Authorization Documents (Category 1) Development and Maintenance Plan shall:

a.	Describe the standardized approach to maintain, update, and control the configuration of existing and future WAD's (as a minimum Category 1) required for each planned flight hardware turnaround activity, as well as for support equipment for which the contractor has O&M responsibility in accordance with S00000-2, File 1.

b.	Define how Operational Intercommunication System (OIS) call signs and call words will be used during operational Shuttle processing. This approach shall cover the scope and content of the existing OIS Call Sign/Word Handbook (KVT-HB-0002).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

- MAINTENANCE:  Revision level and date.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.4-c

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE: 1/2

6.	TITLE:  Logistics Performance Report

7.	DESCRIPTION/USE:  To provide trend analyses of key logistics performance indicators to ensure the infrastructure is capable of sustaining contract requirements.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  90 days after contract award

10.	SUBMISSION FREQUENCY:  Monthly Reports

11.	REMARKS:  Frequency of report may be adjusted as proposed by the contractor.

12.	INTERRELATIONSHIP:  SOW 1.4, 1.4.1.2, 1.4.7.2, 1.5.5.4, 1.6

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This report shall cover the total logistics support of all areas of the SFOC.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The monthly report shall be submitted in writing and upon request shall be presented as an oral briefing.  The contractor shall maximize the use of electronic data transfer.  The contractor shall provide NASA with electronic access to the supporting data.  The elements of the report are:

A. 	Executive summary of performance trending, issues, concerns, and recommendations.

B.	Program enhancements and major initiatives which are in work by the contractor.

C.	General overview of monthly expenditures for manpower and material.

D.	Performance against standards designated in the SOW.

E. 	Additional performance indicators:

1.	Logistics actual work force versus budgeted work force (EP).

2.	Transportation, Shipping, and Receiving:  Hardware damage due to transportation.

3.	Transportation and Receiving:  Dock to stock time.

4.	Provide data/results of Inventory audits/Inventory accuracy levels.  Copy of submit to NASA property is acceptable.

5.	Active inventory items at zero balance.

(a)	Number of Orbiter active inventory items at zero balance.

(1)	Number of Reparable inventory items at zero balance.

(A)	Number of Reparable inventory items at zero balance with quantity due-out to customer.

(B)	If data is available, list recurring items at zero balance with quantity due-out to customer.

(2)   Number of Non-reparable inventory items at zero balance.

(A)	Number of Non-reparable inventory items at zero balance with quantity due-out to customer.

(B)	If data is available, list recurring items at zero balance with quantity due-out to customer.

DRD CONTINUATION SHEET

TITLE:	Logistics Performance Report	DRD NO.: 1.4-c

DATA TYPE:  3	PAGE:  2/2

13.	DATA PREPARATION INFORMATION (CONTINUED):

13.3	CONTENTS (CONTINUED):

5.	(b)  Number of Ground active inventory items at zero balance.

(1)	Number of Reparable inventory items at zero balance.

(A)	Number of Reparable inventory items at zero balance with quantity due-out to customer.

(B)	If data is available, list recurring items at zero balance with quantity due-out to customer.

(2)   Number of Non-reparable inventory items at zero balance.

(A)	Number of Non-reparable inventory items at zero balance with quantity due-out to customer.

(B)	If data is available, list recurring items at zero balance with quantity due-out to customer.

6.	Provide the number of non-stock listed demands and the number of total demands.

7.	Integrated Logistics shall provide MTAR and ATLAS documents or a streamlined/combined equivalent.

8.	Provide insight and/or access to all working level metrics utilized in the performance of SFOC.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  Revisions as required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC 	2.	DRD NO.:  1.4-d

3.	DATA TYPE: 3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Government Furnished Material (GFM) and Propellants Requirements Forecast

7.	DESCRIPTION/USE:  To assure adequate propellant and GFM supply and distribution planning in support of this contract.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:   90 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Six months (beginning after initial submission)

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4 and Attachment J-9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  See item 13.3 and Attachment J-9.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The contractor shall prepare three-year propellant and GFM forecast.  The forecasts shall be derived from user inputs and historical data.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per 	DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Revision and date.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.4-e

3.	DATA TYPE: 2	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE: Loss of Capabilities and Corrective Action Report

7.	DESCRIPTION/USE:  To report a loss of repair, failure analysis, and production capabilities and to plan corrective action for flight and/or flight GSE hardware.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  See Submission Frequency

10.	SUBMISSION FREQUENCY:  Government notification as soon as the Contractor is aware of a loss of repair, failure analysis, and production capability.  Otherwise, monthly submission of DRD report.

11.	REMARKS:

12.	INTERRELATIONSHIP: SOW 1.4

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This report shall cover the total Logistics support of all areas of the SFOC.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The contractor shall:

a.	Provide immediate notification in writing, or electronically, to NASA OPR loss of repair, failure analysis, and production capabilities.  Provide written notification in the next DRD report submission with preliminary plan of corrective action.

b.	Provide a recovery plan within six months of notification or sooner for loss of repair, failure analysis, and production capabilities.  The plan shall, as a minimum, include the capability lost, corrective action, and projected resolution date for each piece of hardware affected.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Revision and date.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.1.1.1-b

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Change Requests (CR’s) and Reviews

7.	DESCRIPTION/USE:  To document proposed changes to the contractor or baseline effort, including applicable program requirements.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  As required

10.	SUBMISSION FREQUENCY: As required

11.	REMARKS:  Reference is made to NAS9-19000, IRD CM-097T9A.

12.	INTERRELATIONSHIP:  SOW 1.4.1.1.1, 1.4.1.5.1, 1.4.1.5.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: The contractor shall:

a.	Submit a CR to revise any contract-referenced requirement, or to submit Class 1 engineering design change proposals (EDCP’s) or reusable hardware flight authorizations (RHFA’s) for NASA review and approval.

b.	Comment upon NASA-provided CR’s originating outside this contract relating to flight elements.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  A CR submitted to revise a contract-referenced requirement shall comply with the change content guidelines listed in the affected requirement.  A CR submitted for approval of Class 1 EDCP’s or RHFA’s may include briefings, schematics, drawings, or other documentation deemed appropriate by the contractor.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.1.1.1-c

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Specification Change Notice

7.	DESCRIPTION/USE:  To document the approval of changes to specific contract controlling specifications.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  As required to correct or update contract-referenced specifications

10.	SUBMISSION FREQUENCY:  As required to correct or update contract-referenced specifications.

11.	REMARKS:  Reference is made to NAS9-19000, IRD CM-096T9.

12.	INTERRELATIONSHIP:  SOW 1.4.1.1.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  A Specification Change Notice details specific changes to contract controlling specifications.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS: A Specification Change Notice shall include the following information, as applicable:

a.	Contractor’s name, address, and identification code.

b.	Specification change tracking references, including the number and revision level of the affected specification, a sequence number and revision letter serially assigned uniquely for changes to the affected specification, a contract revision number, engineering change proposal number, or program change identification number, the configuration item number covered by the affected specification, and the serial number(s) of the article(s) affected by the change.

c.	Verbatim changes to be made to the text, tables, or figures in the affected specification.

d.	Contractual change authority reference added upon approval of the change.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.1.1.2-a

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Special Action Requirement (SAR)

7.	DESCRIPTION/USE:  To establish requirements for special action by field sites.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  As required to provide authority for accomplishing a special action on hardware or software end items

10.	SUBMISSION FREQUENCY:  N/A

11.	REMARKS:  Reference is made to NAS9-19000, IRD OM-255T9A.

12.	INTERRELATIONSHIP:  SOW 1.4.1.1.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  A SAR shall be issued to establish requirements for problem-related troubleshooting, inspections, nondestructive evaluation (NDE), transfer of critical hardware, or other one-time-only tests or operations.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  A SAR shall describe the system involved, action required, pass/fail criteria, retest requirements, action effectivity, and rationale supporting the action requirement as applicable.  The SAR shall include a title, tracking number, date, point-of-contact, and a record of approval signatures.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.1.1.3-a

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Operational Maintenance Requirements and Specifications  Document Changes

7.	DESCRIPTION/USE:  To implement creation, revision or deletion of Shuttle system operational maintenance requirements and specifications in accordance with Master Verification Plan requirements.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  As required to support launch site test planning or as otherwise authorized by the Contracting Officer’s Technical Representative (COTR) or designee

10.	SUBMISSION FREQUENCY: As required

11.	REMARKS:  Reference is made to NAS9-19000 IRD OM-212T9A.

12.	INTERRELATIONSHIP:  SOW 1.4.1.1.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Operational Maintenance Requirements and Specifications Document (OMRSD) establishes the checkout, validation, servicing, and maintenance retest requirements for Space Shuttle Vehicle and ground support equipment as detailed in NSTS 08171 OMRSD File I.  OMRSD changes shall be submitted as required by applicable documents to reflect Master Verification Plan changes, modifications, and mission unique configurations.  OMRSD changes may also be submitted in response to experience gained from prior turnaround testing, acceptance testing, or anomaly resolution activities.

13.2	APPLICABLE DOCUMENTS

NSTS 07700-10-MVP-01	Space Shuttle Master Verification Plan

NSTS 08171	Operational Maintenance Requirements and Specifications Document (OMRSD)

13.3	CONTENTS:  OMRSD change content requirements are detailed in NSTS 08171 OMRSD File I.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated into the OMRSD in accordance with NSTS 08171 OMRSD File I requirements.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.1.5.1-a

3.	DATA TYPE:  1/2	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Requirement Definition Documents for Modifications, Mission Kits and GSE

7.	DESCRIPTION/USE:  To establish and control the design, performance, and verification requirements for system modifications, Orbiter and payload integration mission kits, and ground support equipment from preliminary design through delivery.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Initial Requirement Definition Document drafts are submitted one month prior to preliminary design review.

10.	SUBMISSION FREQUENCY:  Revisions submitted as required

11.	REMARKS:  Reference is made to NAS9-19000 IRD SE-1437T9A.

12.	INTERRELATIONSHIP:  SOW 1.4.1.5.1, 1.4.1.5.2, 1.2.1.4.

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  A Data Type 1 Requirement Definition Document is required for new modification, mission kit, and GSE designs which provide or impact a critical flight or ground function.  A Data Type 2 Requirement Definition Document is required for non-critical designs and designs which are to be certified by similarity with certified and proven hardware.

13.2	APPLICABLE DOCUMENTS

NSTS 07700, Volume IV	Configuration Management Requirements

NSTS 07700 Volume X 	Space Shuttle Flight and Ground Systems Specification

NSTS 07700-10-MVP-01 	Space Shuttle Master Verification Plan

13.3	CONTENTS:  A Requirement Definition Document shall contain a definition including system requirements for capability, performance, configuration, operation, interfaces, safety, reliability, life, storage, verification.  The document shall also include a list of design and review documentation products required for certification.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by page change or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.1.5.1-b

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Certification Requirement (CR)

7.	DESCRIPTION/USE:  To define the testing and/or analysis required to certify the design of a hardware item or subsystem.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Certification requirement - no later than 60 days prior to the scheduled start of certification testing.  Hardware certification requirement - no later than 90 days prior to the scheduled submittal of certification analysis reports when certification is by analysis in lieu of testing.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:  Reference is made to NAS9-19000, IRD RA-278T9.

12.	INTERRELATIONSHIP:  SOW 1.4.1.5.1, 1.4.1.5.2, 1.2.1.4

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  A CR is submitted to define the test and/or analysis required to certify the design of a new hardware item or subsystem.  A certification requirement change is submitted to revise or define any new test and/or analysis required to certify the design of an existing or modified hardware item and subsystem.  Certification requirements for a hardware item or subsystem shall comply with the requirements specified in the applicable documents.

13.2	APPLICABLE DOCUMENTS

NSTS 07700 Volume IV  	Configuration Management Requirements

NSTS 07700 Volume X 	Space Shuttle Flight and Ground System Specification

NSTS 07700-10-MVP-01	Shuttle Master Verification Plan

13.3	CONTENTS: A certification requirement shall contain the following information, as applicable:

a.	Certification requirement reference and tracking information, including a certification requirement number, certified part or subsystem name(s) and number(s),  vehicle location(s), vehicle effectivity.

b.	Certification method (test or analysis) including sequence and environment (shall include supporting rationale for analysis instead of test).

c.	Testing requirements (as applicable), including pretest functional verification requirements, test type, test duration, test constraints, test article operating mode, pass/fail criteria and tolerances, and post-test functional verification requirements.

d.	Test article information (as applicable) including test part serial/lot number(s); the number of test specimens and test allocations; and test request, procedure, and report references and tracking information.

e.	Description and explanation of any differences between test parts and certified parts.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by page change or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.1.5.1-c

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Certification Approval Request (CAR)/Qualification Site CAR

7.	DESCRIPTION/USE:  To document certification testing and analysis results, and the approval of certification of a hardware item or subsystem design.  A qualification site CAR, used for high cost or sophisticated certification tests, documents test results for review prior to test teardown and the tentative approval of certification of a hardware item or subsystem design pending formal report preparation, submittal, and approval.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  CAR - no later than 60 days after completion of certification testing and analysis, but no less than 60 days prior to the event constrained by item certification.  Qualification site CAR may be submitted prior to test teardown and formal report preparation.

10.	SUBMISSION FREQUENCY:

11.	REMARKS:  Reference is made to NAS9-19000, IRD’s RA-280T9, RA-281T9, RA-282T9, and RA-283T9.

12.	INTERRELATIONSHIP:  SOW 1.4.1.1.1, 1.4.1.5.1, 1.4.1.5.2, 1.2.1.4

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:   A CAR is submitted with all associated test or analysis reports to request approval of certification of the design of a new or modified hardware item or subsystem.  A CAR for qualification site approval pending preparation and submittal of formal reports may be utilized for high cost or sophisticated certification tests where test is constraining program milestones.

13.2	APPLICABLE DOCUMENTS

NSTS 07700 Volume IV	Configuration Management Requirements

NSTS 07700 Volume X	Space Shuttle Flight and Ground System Specification

NSTS 07700-10-MVP-01	Shuttle Master Verification Plan

13.3	CONTENTS:  CAR’s shall contain the following information, as applicable:

a.	Certification reference and tracking information, including the associated certification requirement number, certified part or subsystem name(s) and number(s), vehicle location(s), and vehicle effectivity.

b.	Certified item supplier information, including supplier name, supplier part number(s), and supplier purchase order number.

c.	Test reports (as applicable), including test agency name and location, test objectives, test hardware and setup description including drawings and photographs, test start and completion dates, validated as-run test procedures and variance descriptions, validated test results, data, laboratory notes, and associated analysis results, and test anomaly and test hardware failure descriptions, analyses, and resolutions.

d.	Analysis reports (as applicable), including analysis objectives, detailed analysis logic, and analysis results and conclusions.

e.	Formal certification recommendations.

DRD Continuation Sheet

TITLE:  Certification Approval Request (CAR)/	DRD NO.: 1.4.1.5.1-c

Qualification Site CAR

DATA TYPE:  1	PAGE:  2/2

13.	DATA PREPARATION INFORMATION (CONTINUED):

CAR’s for qualification site approval pending preparation and submittal of formal reports shall contain the following information, as applicable:

a.	Certification reference for tracking information, including the associated certification requirement number, certified part or subsystem name(s) and number(s), vehicle location(s), and vehicle effectivity.

b.	Test reports, including test agency name and location, test objectives, test hardware and setup description, test start and completion dates, test environments and sequence descriptions, verification of calibration, adjustment, and proper operation of test facilities or instruments, key test results (parametric) and associated test evaluations, and test anomaly and test hardware failure descriptions, evaluations, and resolutions.

c.	Formal certification recommendations.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.4.1.5.2

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Cargo Integration Hardware User Documentation

7.	DESCRIPTION/USE:  To define payload user information necessary for payload design.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Upon payload request

10.	SUBMISSION FREQUENCY:  As needed per payload request

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW  1.2.1.4

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Documentation as required to provide users with information on how the hardware operates, its capabilities, and if necessary how the hardware should be maintained.  Existing documentation is listed in 13.2.

13.2	APPLICABLE DOCUMENTS

NSTS 07700 Vol. XIV, Appendix 10	System Description and Design Data

Integration Hardware

STS 86-0186C	Payload Integration Hardware Summary

JSC-23004	Remotely Operated Electrical Umbilical Users Manual

SSD95D0593	Middeck Accommodations Rack (MAR) Users Manual

NSTS 21000-IDD-MAR	Shuttle/MAR/Payload Interface Definition Document

13.3	CONTENTS:  Cargo Integration Hardware User Documentation shall contain:

a.	Definition.

b.	Interfaces.

c.	Performance/Physical characteristics.

d.	Cleaning and maintenance.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes incorporated by updates or complete revisions as required.  Changes to NSTS 07700 Vol. XIV, Appendix 10 and NSTS 21000-IDD-MAR require NASA approval.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.4.1.6.1-a

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Inputs to JSC 08934, Shuttle Operational Data Book (SODB)

7.	DESCRIPTION/USE:  The Shuttle Operational Data Book (SODB), a part of the Operational Data Exchange System, is the single authoritative flight planning and operations support source for validated Orbiter performance, configuration, mass property, and emergency rescue data.  SODB inputs consist of updates reflecting configuration or system performance changes for specific vehicles or missions, and responses to requests for off-nominal performance characteristics or constraints data.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  As required

10.	SUBMISSION FREQUENCY:  Updates submitted as required to assure current and accurate configuration and system performance data are available for flight planning and operations support.

11.	REMARKS:  Reference is made to NAS9-19000, IRD SE-492T9.

12.	INTERRELATIONSHIP:  SOW 1.4.1.6.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  SODB updates are required to reflect modifications and mission-specific configuration and system performance characteristics.  SODB updates are also required to incorporate pertinent Shuttle operational data developed in response to NASA requests.

13.2	APPLICABLE DOCUMENTS

JSC 08934	Shuttle Operational Data Book

13.3	CONTENTS:  SODB updates shall contain data as follows:

a.	Volume I updates shall contain Shuttle flight performance characteristic, system limitation, and operational constraint revisions by system and by vehicle.

b.	Volume II updates shall contain Orbiter and payload mass property revisions by vehicle and by flight.

c.	Volume III updates shall contain off-nominal system performance characteristic revisions.

d.	Volume IV updates shall contain Orbiter configuration, hazard, ground operation, and requirement revisions for crew rescue following landing.  Orbiter configuration shall include vehicle structure, subsystems, plumbing, wiring, mission kits, and cargo.  Volume IV part 1 updates shall include source reference document revisions for Orbiter landing emergency rescue data, and part 2 updates shall include changes to crew rescue and emergency situation quick-reference guides for contingency response teams.

e.	Volume V updates shall contain Orbiter flight capability envelope revisions.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Volume changes shall be incorporated by page change or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.1.6.1-d

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Non-Flight Constraint (NFC) Disposition

7.	DESCRIPTION/USE:  To document a determination for each vehicle and each flight that an open anomaly does not constrain flight.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Within 10 working days of problem confirmation

10.	SUBMISSION FREQUENCY:  Prior to each flight for each open anomaly

11.	REMARKS:  References made to NAS9-19000, IRD SE-1667T9.

12.	INTERRELATIONSHIP:  SOW 1.4.1.6.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Refer to NSTS 08126 to determine which open anomalies require NFC dispositions.

13.2	APPLICABLE DOCUMENTS

NSTS 08126  	Problem Reporting and Corrective Action Requirements

13.3	CONTENTS:  NFC dispositions shall include all information used to develop the contractor’s recommendation and supporting rationale.  NFC dispositions shall comply with NSTS 08126.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by page change or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.4.1.6.1-e

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Orbiter Payload Bay and Mission Kit Configuration Data

7.	DESCRIPTION/USE:  To provide a Computer-Aided Design (CAD) database of the Orbiter payload bay configuration with payloads and mission kits installed for use in flight operations assessments including RMS proximity operations and clearance analyses.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Submitted as required by the standard system requirements and verification schedule, the payload-unique documentation and analysis schedule, or as requested by the Contracting Officer’s Technical Representative (COTR) or the COTR’s designee.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:  Reference is made to NAS9-19000, IRD SE-1724T9A.

12.	INTERRELATIONSHIP:  SOW 1.4.1.6.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The CAD database shall be prepared for planned RMS-use missions and as requested by NASA.  The CAD database shall be transmitted to NASA electronically.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The CAD database shall include mission-specific Orbiter payload bay configuration information, including installed payloads and mission kits.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by transmission of revision.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.4.1.6.1-f

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Master Measurement Lists (MML)

7.	DESCRIPTION/USE:  To document the measurements and stimuli (M/S) needed for flight and ground operations data flow between the Space Shuttle Vehicle (SSV) elements (Orbiter, ET, SSME, SRB), payloads, ground equipment, and facilities.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Each flight as required to support ground turnaround and flight operations

10.	SUBMISSION FREQUENCY:

11.	REMARKS:  Reference is made to NAS9-19000, IRD DM-141T9A.

12.	INTERRELATIONSHIP:  SOW 1.4.1.6.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  MML’s shall be prepared for each flight covering the measurements and stimuli generated during the applicable operational or processing activity as follows:

a.	Shuttle Operational Instrumentation - measurements and stimuli generated on Shuttle flight hardware elements and payloads which are needed by the flight crew or ground personnel during flight operations or ground processing operations including performance evaluation, verification testing, maintenance, servicing, and safing activities.

b.	Orbiter Ground Measurement List - Orbiter-related ground equipment measurements and stimuli.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  MML’s shall include:

a.	Measurement and stimuli identified by number (coded by SSV element/payload, subsystem, type, signal format, general sensor location, and ground equipment element as applicable).

b.	Title.

c.	Usage (displayed, recorded, telemetered, routed to ground support equipment, etc., as applicable).

d.	Vehicle/ground equipment effectivity as applicable.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by page change or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.4.1.6.1-g

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Instrumentation Program and Components Lists (IPCL’s)

7.	DESCRIPTION/USE:  To identify measurement channelization, signal routing, and probable measurement inaccuracies, and control the configuration of the Orbiter Instrumentation System for each Orbiter flight.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  45 days prior to each Orbiter flight, or as otherwise authorized by the Contracting Officer Technical Representative (COTR) or designee

10.	SUBMISSION FREQUENCY:

11.	REMARKS:  Reference is made to NAS9-19000, IRD DM-142T9.

12.	INTERRELATIONSHIP:  SOW 1.4.1.6.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  IPCL’s shall for each Orbiter flight shall describe and control the configuration of sensors, signal conditioners, and data acquisition equipment encompassing both Operational Instrumentation (OI) and Modular Auxiliary Data Systems (MADS) Instrumentation.  IPCL’s do not cover sensors or signal conditioners unique to a subsystem or those functions uniquely transferred between computer(s) and the Pulse Code Modulator (PCM) system.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  IPCL documents shall be divided into the following major sections and shall include a legend explaining headings, fields, and codes used in the document.

a.	Equipment List - identifies the location, part numbers, sensor reference designators, and installation drawings of sensors and signal conditioners used to implement OI and DFI measurements.

b.	Signal Conditioner and Telemetry Loading - presents details of signal conditioners, defines signal routing from sensor to signal conditioner to Multiplexer/Demultiplexer (MDM) or PCM Multiplexer (PCM-MUX) or Frequency Division Multiplexer (FDM), Displays and Controls (D&C) and recorder data acquisition equipment.  Also provides MDM/FDM/PCM-MUX channel identification.

c.	PCM-MUX and Downlink Format - includes details on MDM/FDM loading and PCM downlink formats.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by page change or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.2.1-a

3.	DATA TYPE:  2 	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  SRB Failure Modes and Effects Analysis (FMEA)

7.	DESCRIPTION/USE:

a.	To determine the possible modes of each failure, and the effects of each failure.

b.	To classify the criticality of all hardware.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

- INITIAL SUBMISSION:

a.	SRB and Range Safety Command Destruct System Level FMEA - One time with revisions

b.	Component Level FMEA - One time with revisions

10.	SUBMISSION FREQUENCY:

a.	SRB and Range Safety Command Destruct System Level FMEA

- Immediate updates six (6) weeks prior to Flight Readiness Review (FRR)

- Periodic updates a minimum of once per year

b.	Component Level FMEA

- Submitted with Critical Design Review (CDR) data package, revisions as required

- Initial submission four (4) weeks prior to transfer of first flight article

11.	REMARKS:

12.	INTERRELATIONSHIP:  DRD 1.4.2.1-b

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This DRD establishes the content, format, maintenance, and submission requirements for the SRB and Range Safety Command Destruct System Level FMEA’s and Component Level FMEA’s.

13.2	APPLICABLE DOCUMENTS:

NSTS 5300.4(1D-2)	Safety, Reliability, Maintainability and Quality Provisions for the Space Shuttle Program

NSTS 22206, Rev. A	Instructions for Preparation of Failure Modes and Effects Analysis (FMEA) and Critical Items List (CIL)

13.3	CONTENTS:  The FMEA’s shall document qualitative reliability analyses, identify failure modes and effects, and classify failure mode criticalities.

a.	The SRB and Range Safety Command Destruct System Level FMEA shall meet the intent of the NSTS 5300.4(1D-2) and shall be performed using NSTS 22206, Rev. A as a guide.

b.	The Component Level FMEA’s shall be prepared and/or updated on criticality 1, 1R, and 3 hardware under the Contractor’s design responsibility.  The Component Level FMEA’s shall meet the intent of NSTS 5300.4(1D-2) and shall be performed using NSTS 22206, Rev. A as a guide.

13.4	FORMAT:  As specified in NSTS 22206, Rev. A or as mutually agreed to by the Contractor.

13.5	MAINTENANCE:

a.	The System Level FMEA shall be revised as necessary for each flight.  All applicable changes shall be incorporated.  Changes shall be accomplished by change pages or a complete reissue.

b.	The Component Level FMEA shall be revised by the Contractor or his vendor whenever a design change that can affect the FMEA’s is performed.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.2.1-b

3.	DATA TYPE:  2 	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  SRB and Range Safety Command Destruct System Critical Items List (CIL)

7.	DESCRIPTION/USE:   To provide a listing of all criticality category 1, 1R, and 3 hardware identified in the SRB and Range Safety Command Destruct System Level FMEA.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

- INITIAL SUBMISSION:  One time with revisions four (4) weeks prior to transfer of first flight articles.

10.	SUBMISSION FREQUENCY:  One time with revisions:  (a)  Immediate updates six (6) weeks prior to Flight Readiness Review (FRR);  and (b)  Periodic updates a minimum of one (1) per year.

11.	REMARKS:

12.	INTERRELATIONSHIP:  DRD 1.4.2.1-a

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This DRD establishes the content, format, maintenance, and submission requirements for the SRB CIL.

13.2	APPLICABLE DOCUMENTS:

NSTS 5300.4(1D-2)	Safety, Reliability, Maintainability and Quality Provisions for the Space Shuttle Program

NSTS 22206, Rev. A	Instructions for Preparation of Failure Modes and Effects Analysis (FMEA) and Critical Items List (CIL)

13.3	CONTENTS:  The CIL shall document and provide rational for retention for the critical SRB and Range Safety Command Destruct System failure modes and effects identified in the SRB and Range Safety Command Destruct System Level FMEA.

The CIL shall meet the intent of NSTS 5300.4(1D-2).  The CIL shall be prepared using NSTS 22206, Rev. A, Instructions for Preparation of Failure Modes and Effects Analysis (FMEA) and Critical Items List (CIL).

13.4	FORMAT:  As specified in NSTS 22206, Rev. A or as mutually agreed to by the Contractor.

13.5	MAINTENANCE:  The SRB and Range Safety Command Destruct System CIL shall be revised as necessary for each flight.  All applicable changes shall be incorporated.  Changes shall be accomplished by change pages or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.2.1-d

3.	DATA TYPE:  3 	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  SRB Mass Properties Status Report

7.	DESCRIPTION/USE:  To provide necessary mass properties data for test, flight evaluation, and recovery.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

- INITIAL SUBMISSION:  Beginning with first flight after Authority to Proceed (ATP) and in accordance with the frequency stated in Block 10.

10.	SUBMISSION FREQUENCY:  A Preflight Status Report will be delivered for each flight.  The report date is contingent upon flight schedule dates.  Quarterly status reports will be submitted within ten (10) working days after receipt of Solid Rocket Motor (SRM) data.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This DRD establishes the requirements for mass properties evaluations and reporting.

13.2	APPLICABLE DOCUMENTS:  All SRB documentation for test and flight hardware.

13.3	CONTENTS:  The content shall comply with the content established in the initial preparations of the evaluations and reports.

13.4	FORMAT:  The format shall comply with the format established in the initial preparations of the evaluations and reports.

13.5	MAINTENANCE:  The reports shall be supported by detailed backup data from the computer base and associated Mass Properties tape.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REV. 1	2.	DRD NO.: 1.4.2.1-e

3.	DATA TYPE:  3 	4.	DATE REVISED:  05/2002

5.	PAGE:  1/1

6.	TITLE:  SRB Final Flight Evaluation Report

7.	DESCRIPTION/USE:  To provide a report which contains results of the SRB/Shuttle Range Safety System (SRSS) flight performance evaluation.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

- INITIAL SUBMISSION:  See Block 10.

10.	SUBMISSION FREQUENCY:  Deliver within 65 days after a shuttle launch.

11.	REMARKS:  The subject document consists of results from the flight data evaluation and post flight damage assessment.

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This DRD establishes the requirements to prepare a detailed report specifying SRB/SRSS flight performance in the following areas:

a.	SRB Mass Properties

b.	SRB Thrust Vector Control (TVC) System

c.	SRB Structures and Loads

d.	Pressure, Vibration and Acoustic Environments

e.	SRB Ascent, Reentry and Ascent Base Aerodynamic Heating

f.	SRB Temperature and Thermal Protection System (TPS) Performance

g.	SRB Electronics and Instrumentation

h.	SRB Separation, Reentry and Recovery Subsystems

i.	SRB Hardware Assessment

j.	Shuttle Range Safety System (SRSS)

13.2	APPLICABLE DOCUMENTS:

MSFC-PLAN-1228 	Operational Space Shuttle Flight Evaluation Plan

13.3	CONTENTS:

The report shall contain, but not be limited to the following information:

a.	Evaluation of SRB hardware performance and operational characteristics

b.	Correlation of data with ground test results and design analysis in support of system requirements

c.	Effects on overall system performance and operational characteristics

d.	Verification of performance of configuration modifications for the SRB

e.	Identification of performance trends associated with SRB operation, which might lead to a future problem or issue

f.	History of previous hardware performance and/or problems, issues and In-Flight Anomalies (IFA’s)

g.	Post-flight inspection results

13.4	FORMAT:  The Contractor’s format is acceptable.

13.5	MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.2.1-f

3.	DATA TYPE:  1 	4.	DATE REVISED:

5.	PAGE:  1/1

- TITLE:  Solid Rocket Booster (SRB) Project Management Plan

- DESCRIPTION/USE:  To provide a description of the Contractor’s methods for accomplishing the SRB Program requirements.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter.

- INITIAL SUBMISSION:  Preliminary 60 days after assumption of SRB Element under Space Flight Operations Contract (SFOC).

10.	SUBMISSION FREQUENCY:  Updates as required to reflect current management philosophy.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This DRD establishes the content, format, maintenance, and submission requirements for the SRB Management Plan.  The plan shall be summary in nature with references to the internal procedures and shall describe the Contractor’s practice and approach for, managing and controlling the SRB Program Tasks, management interfaces, time phased relationships of tasks and program elements and the criteria against which performance may be judged.

13.2	APPLICABLE DOCUMENTS:

10CEI-0001 	Contract End Item Specification, Part 1 Integrated Solid Rocket Booster (ISRB) Operational Flights (BI007 and Subsequent Flights)

NSTS 07700, Volume V 	Space Shuttle Information Management Requirements

13.3	CONTENTS:  The plan shall summarize the Contractor’s methods for accomplishing and managing the SRB Program tasks.  In addition, the plan shall describe those management systems utilized in defining and delegating task assignments and define the organizational relationships of the Contractor and the Government.  The plan includes Class I Change and Out-of-family definitions.  Any organizational consolidation and/or horizontal integration activities shall be documented in the plan.

13.4	FORMAT:  The Contractor’s format is acceptable.

13.5	MAINTENANCE:  The plan shall be maintained current by page revision or complete reissue, to reflect all approved program changes.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.   DPD NO:   821	ISSUE:   BASIC	2.   DRD NO:   1.4.2.1-g

3.  DATA TYPE:   3	4.   DATA REVISED:

5.   PAGE:   1

6.   	TITLE:   SRB and Range Safety command Destruct System Flight Hazard Analysis

7.  	DESCRIPTION/USE:   To document SRB flight hazards and to provide status of their resolution.

8.   	DISTRIBUTION:   	Per Prime Contractor’s letter.

9.   	INITIAL SUBMISSION:   See below.

10.   	SUBMISSION FREQUENCY:   One time and revisions, updated annually or prior to each flight if mandated by NSTS 22254 criteria for mission updates.

11.        REMARKS:

12.   	INTERRELATIONSHIP:   DRD 1.4.2.1-a, SRB Failure Modes and Effects Analysis (FMEA), and DRD 1.4.2.1-b, SRB and Range Safety Command Destruct System Critical Items List (CIL)

13.  	DATA PREPARATION INFORMATION:

13.1   	SCOPE:   This DRD establishes the preparation, maintenance, and submission requirements for the Hazard Analysis Report.

13.2	APPLICABLE DOCUMENTS:

NHB 5300.4(1D-2) 	Safety, Reliability, Maintainability and Quality Provisions for the Space Shuttle Program; System Safety

NSTS 22254		Methodology for Conduct of NSTS Hazard Analysis

13.3	CONTENTS:	The Hazard Analysis Report shall contain hazard reports and hazard fault trees.  The hazard reports shall meet the requirements as defined in NSTS 22254.

13.4	FORMAT:  As mutually agreed upon by the Prime Contractor and the Subcontractor.

13.5	MAINTENANCE:  The SRB and Range Safety, Command Destruct System Flight Hazard Analysis shall be revised annually or as necessary for each flight.  All applicable changes shall be incorporated.  Changes shall be accomplished by change pages or complete reissue of the document.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.1-a

3.	DATA TYPE:  4 	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:   Backup Flight System (BFS) Software User's Manuals for Software Support Tools

7.	DESCRIPTION/USE:  To define procedures for assisting the user in execution of the BFS software support tools.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.

10	SUBMISSION FREQUENCY: As required; products will be submitted at CI for each OI system.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The documents provide procedures for executing the BFS support tools during the FSW development builds and reconfiguration processes.

13.2	APPLICABLE DOCUMENTS:

JSC-20183	 Flight Software Build and Reconfiguration Support Tools

13.3	CONTENTS:  Deliverable documentation is specified in JSC-20183, Flight Software Build and Reconfiguration Support Tools.  These documents shall contain:

a.	Reference documents.

b.	Execution instructions.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.1-b

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Software Requirements and Specifications Documents for Software Support Tools

7.	DESCRIPTION/USE:  These documents define the requirements and specifications for BFS software support tools used to perform FSWAT development.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission

schedule.

10.	SUBMISSION FREQUENCY: As required;  products will be submitted at CI for each OI system.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The documents cover the requirements and specifications for BFS software support tools used for FSWAT development.

13.2	APPLICABLE DOCUMENTS:

JSC-20183 	Flight Software Build and Reconfiguration Support Tools

13.3	CONTENTS:  Deliverable documentation is specified in JSC-20183, Flight Software Build and Reconfiguration Support Tools.  These documents shall contain:

a.	Programming requirements.

b.	Design requirements.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.1-c

3.	DATA TYPE: 4	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Software Design Document (SDD) for Software Support Tools

7.	DESCRIPTION/USE:  To document the detailed design of the BFS software support tools.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission

schedule.

10.	SUBMISSION FREQUENCY: As required; products will be submitted at CI for each OI system.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document provides a high-level description of the software program and a description of each procedure in the program.

13.2	APPLICABLE DOCUMENTS:

JSC-20183 	Flight Software Build and Reconfiguration Support Tools

13.3	CONTENTS:  Deliverable documentation is specified in JSC-20183, Flight Software Build and Reconfiguration Support Tools.  These documents shall contain:

a.	System requirements.

b.	Program overview.

c.	Program language.

d.	Program interfaces.

e.	Limitations.

f.	Procedures.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.3.1-d

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Software Quality Report, Backup Flight System

7.	DESCRIPTION/USE:  To provide management and customer visibility into the status of the software quality for the Shuttle Backup Flight Software Program.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing

submission schedule.

10.	SUBMISSION FREQUENCY: Products shall be submitted as authorized by the Contracting Officer Technical Representative (COTR), or designated representative, with planned submittal semi-annually - no later than 21 days following close of reporting period.

11.	REMARKS:  Reference is made to contract NAS9-19000/IRD SE-1616T9

12.	INTERRELATIONSHIP:  SOW 1.4.3.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Software Quality Report covers activities occurring during a period of six months (January through June and July through December).

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The report shall contain the following:

a.	Part 1 - Summary of Software Quality Assurance (SQA) activities during the reporting period.  These activities include:

1.	Software procedural and method enhancements.

2.	Quality and configuration audits.

3.	Product release verifications.

4.	Program change control.

5.	SQA quality metrics summary.

b.	Part 2 - Summary of quality metrics for the reporting period.  These metrics trend analysis charts with information on early detection percentages and process and product error rates for Operational Increments (OI's).  Corrective actions to the software process are included for the post First Article Configuration Inspection (FACI) and post Configuration Inspection (CI) product errors.  Previous reported corrective actions are tracked until closure.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.3.1-g

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Software Authorization Sheet (SAS) and Patches

7.	DESCRIPTION/USE:  To formally release software developed to satisfy testing, training, and mission objectives in the laboratory environment.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission

schedule.

10.	SUBMISSION FREQUENCY: As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  SAS is a form utilized to request a patch (modify software) to support facility testing.  It is submitted/requested through the Test and Operations (T&O) Board.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  SAS's shall contain:

a.	Descriptive title.

b.	SAS number.

c.	Software system affected.

d.	Originator.

e.	Need date of change.

f.	Type change.

g.	Type patch.

h.	Reason for change.

i.	Concurrence.

j.	Authorized facility.

k.	Description of change.

l.	General Purpose Computer (GPC) configuration.

m.	Mass Memory Unit (MMU) areas affected.

n.	Type release - restricted/unrestricted.

o.	Engineering Orders (EO's)

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.3.1-k

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Measurement Stimulus Identification (MSID) Assignment and Integration 	(Downlist/Downlink)

7.	DESCRIPTION/USE:  To establish Measurement Stimulus Identification (MSID) numbers and channelization for vehicle hardware and software measurements.

8.	DISTRIBUTION:  Per Contracting Officer's letter.

9.	INITIAL SUBMISSION:  As required.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Representative (COTR) or designated representative.

11.	REMARKS:  Reference is made to NAS9-19000/IRD SE-1616T9

12.	INTERRELATIONSHIP:  SOW 1.4.3.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Upon request from CR and DCR initiators, and subsystem users, MSID numbers and channelization are assigned for all vehicle hardware and software parameters.

13.2	APPLICABLE DOCUMENTS:  Master Change Records (MCR's), Software Change Requests (SCR's), Program Requirements Control Board Directives (PRCBD), and the Data Integration Plan (DIP), volume III.

13.3	CONTENTS:  The measurement numbers are assigned from the MSID log book per the requirements in the Data Integration Plan (DIP), volume III.  The measurements and channelization are assigned per the requirements of the modification and the engineering configuration drawings.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by MCR's, SCR's and PRCBD's.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.1-n

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Telemetry Format Load/Decommutation Format Load/Fetch Pointer Load (TFL/DFL/FPL) Universal Patch Format (UPF) Patches

7.	DESCRIPTION/USE:  To revise the TFL/DFL/FPL contents of the Mass Memory Unit (MMU) after a MMU build.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission

schedule.

10.	SUBMISSION FREQUENCY:  Patch to be delivered no later than seven working days following approval of the authorizing Change Request (CR) by the Shuttle Avionics Software Control Board (SASCB) or per SASCB negotiated schedules.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The patch contains revised TFL/DFL/FPL contents with associated MMU memory locations.

13.2	APPLICABLE DOCUMENTS:  Software Change Requests [SCR's]

JSC 08338	Shuttle Avionics Mass Memory Unit Computer Program Integration Plan (MIP)

13.3	CONTENTS:  Release of TFL/DFL/FPL UPF patch includes products specified in the Shuttle Avionics Mass Memory Unit Computer Program Integration Plan (MIP), JSC 08338, as deliverables for each patch.  Explicit patch contents are defined in the MIP.

13.4	FORMAT:  The patch format is controlled through the MIP, JSC 08338.  The patch is delivered in an electronic dataset.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.4.3.1-q

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Develop/Evaluate MAST II/STAR Reconfiguration Data Change Requests (DCRs)

7.	DESCRIPTION/USE:  To request a change to the Flight Software reconfigurable data.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission  schedule.

10.	SUBMISSION FREQUENCY: Products shall be submitted as required to support Flight Software reconfiguration schedules.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  MAST II/STAR DCRs are used to request a change to the Flight Software reconfigurable data including vehicle, payload, system management, booster, main engine, and remote manipulator system (RMS).

13.2	APPLICABLE DOCUMENTS:

NSTS 10784		Space Shuttle Telemetered and Recorded Data Format Requirements

JSC 20201		Operational Shuttle Data Reconfiguration

JSC 18206		Shuttle Data Integration Plan Volumes I and III

SCR 89053		SASCB Process Documentation: MAST II/STAR Reconfiguration

13.3	CONTENTS:  The following DCRs are included:

a) Vehicle Definition (VDF)

b) Vehicle Occurrence (VOC)

c) Mission Definition (MDF)

d) Mission Occurrence (MOC)

e) MAST II Mission Build Specification

f)  STAR SM Mission Build Specification

g) System management (SM) VE/VEH

h) Cargo Element ( payload unit)

i)  Cargo Bay Mission (CBM)

j)  Orbiter Interface Unit (OIU) Recon Tables

k) Telemetry Occurrence (TOC)

l)  RMS Level C paper DCR's

m) SME paper DCR's

n) SRB/SRM Calibration paper DCR's

o) Data Integration Plan (DIP) paper DCR's

p) Special KSC payload/vehicle paper DCR's

q) Shuttle Data Processing (SDP) Calibration Mod Update paper DCR's

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.2-a

3.	DATA TYPE:  1	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Integrated Hardware and Software Test Implementation Plan

7.	DESCRIPTION/USE:  This document establishes the preliminary plan for allocating all hardware and software changes to Shuttle Avionics Integration Laboratory (SAIL) test cases or other alternative verification method.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Draft Plan Launch minus 349 days (L-349) and Final Plan Launch minus 293 days (L-293) prior to first flight.

10.	SUBMISSION FREQUENCY:  Once per Operation Increment (OI);  update as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This plan establishes the method and responsible organization for verification of each hardware and software changes associated with the OI software release for which it was developed.  A hardware change that is not associated with a specific OI release will be submitted with the OI that it will be first flown.

13.2	APPLICABLE DOCUMENTS:  OI content listings for Primary Avionics Software System (PASS) and Backup Flight System (BFS); Software Change Requests (CR's) and Discrepancy Report (DR's); Program Requirements Control Board (PRCB) directives.

13.3	CONTENTS:  The plan shall include a table of all hardware and software changes cross-referenced with verification test cases or alternative verification methods, responsible organizations, and PASS/BFS applicability.  The following information shall be given for each hardware or software change:  title, reference CR's/DR's, flight software modules affected if applicable, reason for change, and test requirements.  Each proposed test case shall describe the events necessary to assure verification of the changes addressed in the test.  Anticipated unique SAIL configuration or math model requirements will also be identified.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.4.3.2-b

3.	DATA TYPE:  1	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Integrated Avionics Verification Test Requirements Matrix

7.	DESCRIPTION/USE:  To document the test requirements for the Shuttle Avionics Software Control Board (SASCB) to baseline.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Engineering Cycle: Draft - Launch  minus 272 days (L-272), Final - Launch minus 251 days (L-251).  Flight Cycle: Draft - Launch minus 140 days (L-140), Final - Launch minus 112 days (L-112)

10.	SUBMISSION FREQUENCY:  Engineering Cycle: once per Operational Increment (OI) release.  Flight Cycle: once per flight

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document identifies the test cases to be performed in a test series.

13.2	APPLICABLE DOCUMENTS:  Change Requests (CR's), Discrepancy Reports (DR's), General Purpose Computer Memory Patches (GMEM's), Program Requirements Control Board (PRCB) Directives, and Developmental Test Objectives (DTO's).  Data will be available in databases, FACI/CI datapacks and PRCB minutes.

13.3	CONTENTS:  The document shall contain a listing of all test cases to be performed.  Included is supporting rationale for the test including cross-reference to CR's, DR's, GMEM's, DTO's, or PRCB directive.  Each CR, DR, GMEM, and applicable PRCB directive shall be cross-referenced to a Shuttle Avionics Integration Laboratory (SAIL) test case or alternative verification method.  Responsible organizations and individuals shall be identified for each test case.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes will be updated as required by page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.2-c

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Shuttle Avionics Integration Laboratory (SAIL) Test Data Requirements Document

7.	DESCRIPTION/USE:  To provide requirements for the generation and processing of SAIL test data.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission

schedule.

10.	SUBMISSION FREQUENCY:  Update as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document defines SAIL test data products and Orbiter Data Reduction Complex (ODRC) processing requirements.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The document shall define post data products, a data matrix format for requesting these products, and data processing requirements.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.4.3.2-d

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Integrated Avionics Test Requirements Document

7.	DESCRIPTION/USE:  To establish the detailed plans for integrated system level avionics verification, site acceptance, and regression testing.  This document is used to support planning and execution of test cases.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Engineering Cycle:  Launch minus 237 days (L-237). Flight Cycle:  Launch minus 105 days (L-105).

10.	SUBMISSION FREQUENCY:  Once each Operational Increment (OI) and updated for each flight or as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document establishes specific content for Shuttle Avionics Integration Laboratory (SAIL) test cases or alternate evaluation methods to be applied in verifying integrated hardware and software changes to the Space Shuttle.

13.2	APPLICABLE DOCUMENTS:  OI content listings for Primary Avionics Software System (PASS) and BUS; Software Change Requests (CR's) and Discrepancy Reports (DR's); Developmental Test Objectives (DTO's) and unique mission configuration or operational changes; SAIL modifications and math model changes.  Data will be available in databases, MICB minutes, Program Requirements Change Board (PRCB) minutes, or in SAIL.

13.3	CONTENTS:  The document shall identify all SAIL verification test cases to be performed.  Supporting rationale is provided, including cross-reference to applicable CR's, DR's, DTO's, General Purpose Computer Memory Patches (GMEM's), flight hardware changes, site modifications, or regression objects.  Alternative verification methodologies are identified where applicable, and responsible organizations and individuals are identified for each test case.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.4.3.2-f

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE: Avionics Anomaly Reporting and Resolution

7.	DESCRIPTION/USE:  To report and coordinate resolution of anomalies observed during Shuttle Avionics Integration Laboratory (SAIL) testing.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: As Required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This documentation encompasses flight hardware and software discrepancy and interim discrepancy reports, including information necessary to resolve and disposition the anomalies.

13.2	APPLICABLE DOCUMENTS:  SAIL anomaly logs, status reports, and verification test data

13.3	CONTENTS:  The documentation shall include anomaly logs and status reports, preliminary resolution analysis findings, and anomaly closure actions.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.2-g

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Integrated Avionics Verification Test and Analysis Report

7.	DESCRIPTION/USE:  To document the test results for all verification, site acceptance, and regression testing.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Engineering cycle reports will be submitted 90 days following completion of flight cycle testing for the 1st flight of a new OI.  Flight cycle reports will be submitted prior to Launch minus 4 days (L-4).

10.	SUBMISSION FREQUENCY:  One after each set of Operational Increment (OI) tests and one after each set of flight tests

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These reports shall present test results, analysis results, and conclusions for all test cases or alternate analysis methods used for verification, site acceptance, or regression testing.

13.2	APPLICABLE DOCUMENTS:  Shuttle Avionics Integration Laboratory (SAIL) IDR log, SAIL verification test data.

13.3	CONTENTS:  The reports shall summarize test and analysis results by flight phase.  Each phase includes a detailed description of the results and conclusions for each test or analysis performed.  Sufficient data should be presented to verify that the verification objectives have been met.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.2-h

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Integrated Avionics Verification Readiness

7.	DESCRIPTION/USE:  To provide a summary of the verification status at the Software Readiness Review (SRR).

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Launch minus 28 days (L-28)

10.	SUBMISSION FREQUENCY:  Each flight

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This report presents a status of the verification objectives for a given mission.

13.2	APPLICABLE DOCUMENTS:  Shuttle Avionics Integration Laboratory (SAIL) IDR log, SAIL verification test data, Software Production Facility (SPF) data

13.3	CONTENTS:  The report summarizes the status of each verification test case, identifies all known issues resulting from the test, and presents a plan of resolution for outstanding issues to be resolved prior to flight.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.3-c

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Prioritization Recommendation for New Operational Increment (OI) Build

7.	DESCRIPTION/USE:  Recommendation is used by NASA in final determination of the OI content.  The input is also used in development of the Shuttle Avionics Software Control Board (SASCB) Three-Year Plan presented to the Program Requirements Control Board (PRCB).

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission  schedule.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned submittal annually.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Recommendation considers program goals and directives to ensure long range flight software planning is in support of program plans and goals.

13.2	APPLICABLE DOCUMENTS:  SASCB Three-Year Plan; applicable PRCB directives

13.3	CONTENTS:  The Recommendation includes individual flight software change proposals (FCP's), software change requests (SCR's), SCR corrections for software discrepancies (DR's), and priority rationale for each change, including recommendation for applicability to Primary Avionics Software System (PASS) and/or Backup Flight System (BFS).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.3-e

3.	DATA TYPE: 3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Flight Cycle Initialization Load (I-Load) Verification Report

7.	DESCRIPTION/USE:  To ensure I-Load values in the Flight Software (FSW) are compatible with specific mission objectives and program constraints.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission  schedule.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned submittal within five weeks following baseline of I-Loads at the Shuttle Avionics Software Control Board (SASCB). Launch minus 81 days (L-081).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The audit addresses flight cycle I-Load values for each shuttle mission.  A full audit of all I-Loads is performed on the first flight of a new Operational Increment (OI).  A delta audit is performed on subsequent flight within an OI for which FSW patches were required.

13.2	APPLICABLE DOCUMENTS:

SCR 89054	SASCB Process Documentation: I-Load Data Change Request (DCR)

13.3	CONTENTS:  The report contains the approval of each I-Load owner involved in the audit and identifies any discrepancies found between the SASCB-baselined I-Load values and the as-built IDS to be applied to the Flight Cycle Mass Memory Unit (MMU).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.3-f

3.	DATA TYPE:  4	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Level 6/7/8 Flight Software Test Plan Recommendation

7.	DESCRIPTION/USE:  Used to enhance Level 6/7/8 Test Plan content, and incorporate verification objectives that can be satisfied using Software Production Facility (SPF) test cases.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission  schedule.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Recommendation encompasses all SPF Level 6/7/8 testing performed for a new Operation Increment (OI).

13.2	APPLICABLE DOCUMENTS:  Preliminary SPF Level 6/7/8 Test Plan

13.3	CONTENTS:  Recommendations are by test case and include adjustments to simulation conditions or scenarios.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.3-g

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Initialization Load (I-Load) Selection and Comparison Report

7.	DESCRIPTION/USE:  The I-Load selection and comparison report identifies any differences in selection between I-Load owners and initiates the resolution process.  Resolution of differences is made prior to Shuttle Avionics Software Control Board (SASCB) I-Load approval.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission  schedule.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned submittal within one week of the I-Load Mission Definition Data Change Request (DCR) submittal.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  I-Load selection comparison is performed on the first engineering cycle of an OI and also for each flight cycle.

13.2	APPLICABLE DOCUMENTS:  I-Load selections for the Mission Definition DCR

SCR 89054	SASCB Process Documentation: I-Load Data Change Request (DCR)

13.3	CONTENTS:  Comparison includes callout of all miscompares between independent I-Load selections for each category.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.3-o

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Program Requirements Documents (PRD's)

7.	DESCRIPTION/USE:  To establish the software requirements for the BFS.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission  schedule.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned complete release approximately 12 weeks following Operational Increment (OI) content baseline by the Shuttle Avionics Software Control Board (SASCB).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The documents cover the software requirements for the BFS program.

13.2	APPLICABLE DOCUMENTS:  The Government shall furnish the latest update of the software change request (SCR) implementation baseline.

13.3	CONTENTS:  The documents contain the following:

a.	Functional description.

b.	Operational flight program requirements:

1.	BFS overview.

2.	Backup System Services (BSS).

3.	Guidance, Navigation, and Control (GN&C).

4.	GN&C flight control.

5.	GN&C hardware interface programs.

6.	System Management/Special Processes (SM/SP), Payloads (PL).

7.	Sequencing (SEQ).

c.	Glossary.

d.	Appendices.

e.	Engineering Orders (EO's)

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Revisions are to be in accordance with contractor's engineering release and change control system.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.3.3-p

3.	DATA TYPE:3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Primary Avionics Software System (PASS)/Backup Flight System (BFS) Interface Control Documents (ICD's)

7.	DESCRIPTION/USE:  To establish the specific technical requirements of the functional interface between the PASS and the BFS, Display Electronics Unit (DEU) with the General Purpose Computer (GPC), and the interface between the Contractor-developed GPC Initial Program Load (IPL) software and any data systems produced by contract agencies.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing

submission  schedule.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These documents cover the technical requirements of the interfaces in the following areas:

a.	Functional interface between the PASS and the BFS.

b.	Interface between the DEU and the GPC.

c.	Interface between the General Purpose Computer Initial Program Load (GPCIPL) software and data systems or portions produced by contracted agencies.  The contracted agency developed systems include:

1.	The IPL Bootstrap Loader - PASS.

2.	Pass System Software Loader (SSL) - PASS.

3.	BFS Backup System Loader (BSL) - BFS.

4.	Mass Memory Build System.

13.2	APPLICABLE DOCUMENTS:  The Government shall furnish the latest update of the Software Change Request (SCR) implementation baseline CR or applicable report.

13.3	CONTENTS:  These documents shall contain the following, as applicable:

a.	Functional overviews.

b.	General requirements.

c.	Interfaces.

d.	Software loading requirements.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.3-q

3.	DATA TYPE:3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/2

6.	TITLE:  Functional Subsystem Software Requirements (FSSR's) Documents

7.	DESCRIPTION/USE:  To define flight software requirements for development team use.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission  schedule.

10.	SUBMISSION FREQUENCY:  Products shall be submitted in accordance with the System Requirements and Verification Schedule, or as otherwise authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned release approximately 12 weeks following Operational Increment (OI) content baseline by the Shuttle Avionics Software Control Board (SASCB).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These documents are applicable to Primary Avionics Software System (PASS) Flight Software (FSW) requirements and Cathode Ray Tube (CRT) display requirements for both PASS and Backup Flight System (BFS).

13.2	APPLICABLE DOCUMENTS:  Software Change Requests (CR's) constituting OI baseline.

13.3	CONTENTS:  The documents contain the following:

a.	Overview.

b.	Detailed requirements:

1.	GN&C, Part A, Entry Through Landing Guidance.

2.	GN&C, Part A, Guidance Ascent/RTLS.

3.	GN&C, Part A, Guidance On-Orbit/De-Orbit.

4.	GN&C, Part B, Entry Through Landing Navigation.

5.	GN&C, Part B, Navigation Ascent/Return to Launch Site (RTLS).

6.	GN&C, Part B, On-Orbit Navigation.

7.	GN&C, Part C, Flight Control Entry - GRTLS.

8.	GN&C, Part C, Flight Control, Volume 1, Ascent Flight Phase; Volume 2, Ascent.

9.	GN&C, Part C, Flight Control Orbit DAP.

10.	GN&C, Part D, Redundancy Management.

11. and 12.  Not applicable.

13.	GN&C, Part E, Inertial Measurement Unit Subsystem Operating Program.

14.	GN&C, Part E, Volume 1, Navigation Aids Subsystem Operating Program; Volume 2, Star Tracker Subsystem Operating Program.

15.	GN&C, Part E, Subsystem Operating Programs, Flight Cycle (FC) Sensor/Controller.

16.	GN&C, Part E, Subsystem Operating Programs, FC Effector.

17.	Remote Manipulator System.

18. and 19.  Not applicable.

20.	Volume 1, Displays and Controls; Volume 2, Systems Management; Volume 3, Appendices A, B, and F.

21. through 25.  Not applicable.

26.	GN&C, Sequencing.

c.	Supplemental Material.

d.	Appendices.

DRD CONTINUATION SHEET

TITLE:	Functional Subsystem Software Requirements	DRD NO.: 1.4.3.3-q

(FSSR's) Documents

DATA TYPE:3	PAGE:  2/2

13.	DATA PREPARATION INFORMATION (CONTINUED):

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.3-s

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Initialization Load (I-Load) Selection Criteria Databook

7.	DESCRIPTION/USE:  To establish contractor's selection criteria for I-Load usage within a given Operational Increment (OI).

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission  schedule.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned submittal once per OI.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The document encompasses all GN&C and Sequencing I-Loads.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Databook shall contain I-Load categories and occurrences with historical information, rationale for selection, and interrelationships between I-Loads and categories.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.3.3-t

3.	DATA TYPE:  4	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Parameter Database

7.	DESCRIPTION/USE:  To maintain consistency between flight data parameters.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing

submission  schedule.

10.	SUBMISSION FREQUENCY:  As requested

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The database includes all flight software parameters and measurements.

13.2	APPLICABLE DOCUMENTS:  Shuttle Avionics Software Control Board (SASCB) approved changes which affect data or measurement characteristics

13.3	CONTENTS:  The database includes input/output parameters by principal function, with data type, frequency, precision, and parameter title.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by SASCB approval of Change Requests (CR's) changing parameters.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.3.3-u

3.	DATA TYPE:3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Software Logic Documentation

7.	DESCRIPTION/USE:  To document, in flowchart form, the logic design of the Primary  Avionics Software System (PASS) and Backup Flight System (BFS) GN&C Sequencing and Redundancy Management (RM) Flight Software (FSW).

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing

submission  schedule.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned submittal for each FSW Operational Increment (OI) baseline release.

11.	REMARKS:  Reference is made to contract NAS9-19000/IRD SE-1616T9.

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The document shall provide a detailed description, in logic flowchart form, of the PASS and BFS GN&C Sequencing and RM FSW.  Logic flowcharts depicting the FSW design for each release will be provided.

13.2	APPLICABLE DOCUMENTS:  Initial copy of electronic files of the three documents reflecting current configuration.

13.3	CONTENTS:

a.	PASS GN&C Sequencing:

1.	Section 1:  Introduction.

2.	Section 2:  Summary.

3.	Section 3:  Sequencing principle.

4.	Section 4:  Change history.

b.	BFS GN&C Sequencing:

1.	Section 1:  Introduction.

2.	Section 2:  Summary.

3.	Section 3:  BFS sequencing functions.

4.	Section 4:  Backup event controller.

5.	Section 5:  Change history.

c.	RM FSW:

1.	Section 1:  Introduction.

2.	Section 2:  Summary/overviews.

3.	Section 3:  Detailed sequencing principle functions.

4.	Section 4:  Change history.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.3.3-v

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Payload and Command and Data Annex-4

7.	DESCRIPTION/USE:  This document defines and documents the Shuttle payload command and data software requirements for use by Mission Operations Directorate, the payload customer, and the flight software community to develop and verify flight software.

8.	DISTRIBUTION:  Per contracting officer's letter

9.	INITIAL SUBMISSION:  Per mission template

10.	SUBMISSION FREQUENCY:  Once per payload per flight:  (pre-CIR baseline-L-360 days, engineering cycle update-L-245 days, and flight cycle update-L-140 days)

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document defines the shuttle payload command and data software requirements provided by the payload customer and JSC payload operations personnel.  These requirements shall be provided in accordance with NSTS-21000-A04-Standard Integration Plan (SIP) Annex-4 Command and Data Requirements.

13.2	APPLICABLE DOCUMENTS:

Standard Integration Plan (SIP) Annex-No. 4 Command and Data Requirements,

NSTS 21000-A04

13.3	CONTENTS:  This document shall contain the nineteen command and data annex tables as reflected in section 2.0 of appendix F of NSTS-21000-A04 Standard Integration Plan (SIP)

Annex-4 Command and Data Requirements.

13.4	FORMAT:  To be prepared in accordance with NSTS-21000-A04, "SIP Annex No. 4 Command and Data Requirements."

13.5	MAINTENANCE:  Changes will be updated as required by page change notice (PCN's) or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.  DPD NO.:						2. DRD NO.: 1.4.3.3-w

3.  DATA TYPE:	  3					4. DATE REVISED:

5. PAGE:  1/1

6.  TITLE:  Space Shuttle Computer Program Development Specifications (Six Volumes)

7.  DESCRIPTION/USE:  Primary Avionics Software System (PASS) flight software Level A (System)and Level B (Functional) requirements.

8. DISTRIBUTION: Per Contracting Officer’s Letter

9. INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission

schedule.

10. SUBMISSION FREQUENCY:  Once per Operational Increment(OI) of the flight software to be published by FACI with subsequent updates as required to maintain a document with current requirements.

11. REMARKS:

12. INTERRELATIONSHIP:  1.4.3.3

13. DATA PREPARATION INFORMATION:  Delivery may be by publication of the complete document or Page Change Notice (PCN) depending on the magnitude of the changes.

13.1  SCOPE:  Defines the PASS Level A( System)and Level B(Functional) software requirements for the Orbiter General Purpose Computers.

13.2  APPLICABLE DOCUMENTS:

13.3  CONTENTS: Contains the PASS flight software requirements for the System Software- Operating System and User Interface, Downlist/Uplink, Launch Data Bus and the functional level requirements for the applications - Guidance Navigation and Control (GN&C),  Systems Management (SM),  and Vehicle Utility (VU)  as defined in the following documents:

SS-P-0002-140 SS Downlist/Uplink Software Requirements

SS-P-0002-150 SS LDB Software Interface Requirements

SS-P-0002-170 SS System Level A Software Requirements

SS-P-0002-510 SS Functional Level Requirements, GN&C

SS-P-0002-550 SS Functional Level Requirements, Vehicle Utility

SS-P-0002-580 SS Functional Level Requirements, Systems Management

Each document contains the requirements in the Change Requests (CR’s) approved by the Shuttle Avionics Change Control Board (SASCB).

13.4  FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5  MAINTENANCE: Changes shall be incorporated as required by PCN’s or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.  DPD NO.:						2. DRD NO.:  1.4.3.3 -x

3.  DATA TYPE: 3					4. DATE REVISED:

5. PAGE:  1/1

6.  TITLE: Engineering DCE Support for SASCB Change Reviews

- DESCRIPTION/USE:  Defines the products delivered in support of Engineering review of Out of Family and New Development DCRs and I-Loads.

8. DISTRIBUTION:

9. INITIAL SUBMISSION:  30 days after contract start

10.  SUBMISSION FREQUENCY:  Weekly in support of the Engineering Change Review Board

11. REMARKS:

12.  INTERRELATIONSHIP:   SASCB Agenda and SASCB DCR and I-Loads DCR Agendas

13. DATA PREPARATION INFORMATION

13.1  SCOPE:  These products are required for the operation of the Engineering DCE review process and Engineering Change Review Board.

13.2  APPLICABLE DOCUMENTS:  Star and MAST Users Guides, I-Loads Definition Handbook

13.3  CONTENTS:

- DCR Analysis Reports - Definition and entry of Star and Mast DCR reports for vehicle data and transmittal to JSC those designated as requiring Engineering DCE review

- I-Loads Definitions/Review - Definition and entry of I-Loads DCRs into STAR as required for Engineering I-Load owners and transmittal to JSC of each I-Load DCR designated as requiring Engineering DCE review.

13.4  FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5  MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.3-y

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Develop/Evaluate Flight Software (FSW) Change Documents

7.	DESCRIPTION/USE:  To request a change or document a discrepancy in the Flight Software or associated software development tools.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission  schedule.

10.	SUBMISSION FREQUENCY:  As required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Flight Software change documents are used to request a change to the Primary Avionics Software System (PASS), Backup Flight System (BFS) Software, main engine controller software, Flight Software development tools, or the Flight Software Initialization I-loads.  The Discrepancy Report is used to document discrepancies found in delivered software or associated tools.

13.2	APPLICABLE DOCUMENTS:

SASCB Three-Year Plan

Program Requirements Control Board (PRCB) Directives

Mission manifests

Flight Production Schedules Working Group (FPSWG) directives

Software Change Requests (SCRs)

Shuttle Avionics Integration Laboratory (SAIL) Interim Discrepancy Reports (IDRs)

Computer Program Development Specification (CPDS)

Functional Subsystem Software Requirements (FSSR)

BFS Program Requirements Document (PRD)

PASS/BFS Interface Control Document (ICD)

SCR 89050 SASCB Process Documentation Overview

13.3	CONTENTS:  The following FSW change documents are included:

a.	Flight Software Change Proposal (FCP)

b.	Software Change Request (SCR)

c.	Discrepancy Report/Requirements Issue Tracking (DR/RIT)

d.	I-Load Data Change Request (DCR)

e.	Software Authorization Notice (SAN)

f.	Requirement Change Notice (RCN)

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.3-z

3.	DATA TYPE: 3						4.  DATE REVISED:

5.  PAGE:  1/1

- TITLE: Multifunction Electronic Display Subsystem (MEDS) System Segment Specification (SSS)

7.	DESCRIPTION/USE: To define the system architectural design, performance, development-implementation, and test requirements for the MEDS.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: Products shall be submitted in accordance with the requirements and verification schedule, or as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative. Planned submittals should be scheduled approximately 14 days prior to the SAR.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: This document defines the system architectural design, performance, development-implementation, and test requirements for the MEDS.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS: This document shall contain:

- Introduction

- Applicable Documents

- Requirements

- Quality Assurance Provisions

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.3-aa

3.	DATA TYPE: 3						4.  DATE REVISED:

5.  PAGE:  1/1

- TITLE: Multifunction Electronic Display Subsystem (MEDS) Principles Of Operation (POO)

7.	DESCRIPTION/USE: To define the principles of operation of the MEDS.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: This document defines the principles of operation of the MEDS hardware and software.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS: This document shall contain:

- MEDS System Overview

- IDP Hardware Description

- IDP Software Description

- ADC Description

- MDU Hardware Description

- MDU Software Description

- MEDS Error Handling Description

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.4-d

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Reconfiguration Deliverables

7.	DESCRIPTION/USE:  The BFS Flight Software (FSW) deliverables and supporting documentation are provided to the FSW community in support of Shuttle missions.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  As required to support reconfiguration concurrent with delivery of each Software End Item designed as a Configuration Item (CI).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.4

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Deliverables include the BFS FSW datasets, FSW tapes, optical disk or applicable device, and applicable documentation.

13.2	APPLICABLE DOCUMENTS

JSC 08338	Shuttle Avionics Mass Memory Unit Computer Program Integration Plan (MIP)

13.3	CONTENTS: Release of BFS flight software includes products specified in the Shuttle Avionics Mass Memory Unit Computer Program Integration Plan (MIP), JSC 08338.

13.4	FORMAT:  Products will be generated in the formats described in the MIP, JSC 08338.  MIP contents are under configuration control by the SASCB.

13.5	MAINTENANCE:  In the event that changes are required to the previously deliverable software items, the products will be revised and redelivered with the appropriate documentation.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.5-a

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Software Configuration Inspection Report/Briefing

7.	DESCRIPTION/USE:  This report/briefing presents to NASA the delivery of the Operational Increment (OI) software milestone.  It officially documents the completion of the development and verification of the BFS software to assure the customer that the software was developed per the requirements and is ready to support Shuttle missions.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission  schedule.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR) or designated representative, with planned submittal at Configuration Inspection (CI) which is negotiated at the Shuttle Avionics Software Control Board (SASCB).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Backup Flight System (BFS) Software Configuration Inspection Report/Briefing describes the development process, the verification process and results, and configuration control performed in support of a new FSW OI.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  This report/briefing shall contain a summary of both Flight Software and Flight Software Application Tools and status of all software changes, Discrepancy Reports, waivers and user notes, verification testing and certification related to a specific OI system.  It will include a summary of processes leading to CI and will identify any open work post CI.  At a minimum the report/briefing shall include:

a.	An overview of the OI history and new major capabilities.

b.	Identification of each CR/SSCR and DR/SSDR change applied to the OI.

c.	Summary of all FSW and FSWAT Ops Notes, User Notes,  and Waivers deleted and still applicable to this OI.

d.	Summary of all verification and performance testing for this OI and test mapping to CR's and DR's.

e.	Status of all open DR's applicable to this OI.

f.	Summary of open items.

g.	Summary and status of quality metrics historically and for this OI.

h.	Briefing Package.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.3.5-b

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Software Standards and Procedures Manual (SSPM)

7.	DESCRIPTION/USE:  To document BFS tasks and duties, including work procedures, checklists, and general information for all functional areas of the BFS project.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing

submission  schedule.

10.	SUBMISSION FREQUENCY:  The SSPM will be released once a year in February.  Procedure Change Notices (PCN's) will be released on a monthly basis as deemed necessary.  Full revisions as required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The SSPM contains standards and procedures used during the development of all Computer Software Configuration Items (CSCI's) developed by the Software Engineering department.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Software Standards and Procedures Manual contains work procedures, checklists, forms, and general information used to develop CSCI's for the following:

a.	Backup Flight System (BFS).

b.	General Purpose Computer Initial Program Load (GPCIPL).

c.	Backup System Loader (BSL).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by PCN's or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.3.5-c

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Change Request (CR) Risk Assessment Analysis/Report

7.	DESCRIPTION/USE:  To assess the risk of changing the existing code to implement the requested change.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing

submission  schedule.

10.	SUBMISSION FREQUENCY:  As required to support Software Change Requests (SCR's) for all code changes

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5c

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This report evaluates the risk of implementing the change in terms of size, complexity, criticality, and manpower utilized.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The report shall contain:

a.	Summary of benefits.

b.	Estimated size of change.

c.	Complexity.

d.	Criticality.

e.	Code paths.

f.	Failures.

g.	Operational phases.

h.	New or existing code.

i.	Area of code last changed.

j.	Manpower impact.

k.	Other comments.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.3.5-d

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup System Loader (BSL) Computer Program Description Document

7.	DESCRIPTION/USE:  To support software maintenance of the BSL, under configuration control.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing

submission  schedule.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document defines the requirements and functions of the BSL.  This software is transferred from the Mass Memory Unit (MMU) to the General Purpose Computer (GPC) [by the GPC Initial Program Load (GPCIPL) program] when the Backup Flight System (BFS) Program Load function is initiated by the crew during GPCIPL.  The BSL shall (1) manage the resources of the GPC communicating with the MMU; (2) communicate with the Display Electronic Unit (DEU); (3) load the BFS; (4) pass control to the BFS after BFS is loaded upon user request, and (5) enunciate all detected errors.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The BSL Computer Program Description Document shall contain:

a.	Scope:  describes the usage and provides a functional summary of the BSL computer program.

b.	Applicable documents:  covers both Government and non-Government documents.

c.	Requirements:  defines computer program, interface requirements, part numbers and labeling, and tape delivery format.

d.	Detailed functional requirements:  covers real-time processor, real-time control, GPC initialization, BSL interrupt handling/error logging, DEU interface, DEU poll, DEU poll response, DEU update, mass memory interface, GPCIPL interface, BFS interface, and BFS MMU build system interface.

e.	Quality assurance:  includes provisions for quality assurance (verification and validation).

f.	Deliverables:  covers provision for delivery (including deliverables definition).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.3.5-e

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  General Purpose Computer Initial Program Load (GPCIPL) Program Requirements Document

7.	DESCRIPTION/USE:  To establish the requirements for performance, design, and verification of the GPCIPL programs.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing

submission  schedule.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document establishes the requirements for design and development of the GPCIPL program.  The GPCIPL is used to determine the operational readiness of the General Purpose Computer (GPC), to initiate the loading of Flight System Software and to control and monitor memory purge operations.  The Flight System Software consists of either the Primary Avionics Software System (PASS) or Backup Flight System (BFS) software.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The GPCIPL Program Requirements Document shall contain (as applicable):

a.	Architecture:

1.	Input/Output (I/O) interfaces.

2.	Data pools.

3.	Flow charts.

b.	Program:

1.	Functional overview.

2.	Program structure requirements.

3.	Initialization requirements.

4.	Tables of hardware elements and instructions.

5.	Functional diagrams.

c.	Engineering Orders (EO's)

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required in accordance with contractor's engineering release and change control system.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.5-g

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Operational Increment (OI) Deliverables

7.	DESCRIPTION/USE:  The BFS OI products will be delivered for use by the reconfiguration organization for production of training and flight loads in support of Shuttle missions.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission  schedule.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The BFS OI Deliverables consist of the FSW and FSW Applications Tools software and products required for execution of the flight to flight reconfiguration processes.

13.2	APPLICABLE DOCUMENTS

JSC 22320	Class 1 Integration Plan (CIP)

13.3	CONTENTS:  Includes all deliverable products specified in the FSW Class 1 Integration Plan (CIP), JSC 22320, as deliverables for each OI.

13.4	FORMAT:  Products will be generated in Software Development Facility (SDF) datasets per the formats described in the CIP.  The CIP contents are under configuration control by the SASCB.

13.5	MAINTENANCE:  In the event that changes to the previously delivered software items are required, the products will be revised and redelivered with the appropriate documentation.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.5-h

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) High-order Assembly Language/Shuttle (HAL/S) Compiler Audit Reports

7.	DESCRIPTION/USE:  To provide analysis of audit results on the BFS Flight Software for problems found in the HAL/S compiler.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission  schedule.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The BFS HAL/S Compiler Audit Reports document audit criteria (if applicable), audit results, and analysis of audit results performed on the BFS Flight Software per Compiler Change Requests and Compiler Discrepancy Reports.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Compiler Audit Form shall contain:

a.	Document number.

b.	Audit date.

c.	Compiler version.

d.	BFS Flight Software version and Operational Increment (OI) number.

e.	Document title.

f.	Audit criteria.

g.	Audit results/analysis.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.5-i

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Discrepancy Report (DR) Analysis

7.	DESCRIPTION/USE:  Detailed DR analysis and recommended disposition for DR's written against the BFS Flight software are documented on a BFS DR Analysis Form.  A summary of the technical analyses and recommended closure disposition with supporting rational is documented on a FSW DR Management Form.   Both of these are provided to NASA for review and concurrence/approval.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission  schedule.

10.	SUBMISSION FREQUENCY:  As required for each DR.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The BFS Discrepancy Report Analysis and DR Management Form documents the evaluation of a problem or anomaly and recommended disposition.

13.2	APPLICABLE DOCUMENTS:

SCR 89052	Space Shuttle Flight Software Discrepancy Report Procedures

13.3	CONTENTS:  Contents of the DR Management Form are defined in SCR 89052, Space Shuttle Flight Software Discrepancy Report Procedures.  The DR Analysis Form shall contain:

a.	Title/DR number.

b.	Description of problem.

c.	How user sees effects.

d.	Requirement violated/inadequacy.

e.	Testing required.

f.	Rationale for disposition.

g.	Process Improvement.

h.	Analysis.

i.	Workaround/recovery procedure.

j.	Functional area.

k.	Implementation impact.

l.	Additional information.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.3.5-j

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Backup System Loader (BSL) Program Requirements Document

7.	DESCRIPTION/USE:  To establish the requirements for performance, design, and verification of the BSL.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing

submission  schedule.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The BSL Program Requirements Document describes the functions and organization of the BSL program including interrupt handling, executive, Display Electronic Unit (DEU) interface, and Mass Memory Unit (MMU) interface.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The document shall contain the following, as applicable:

a.	Architecture:

1.	Input/Output (I/O) interfaces.

2.	Data pools.

3.	Flow charts.

b.	Program descriptions:

1.	Functional overview.

2.	Program structure.

3.	Initialization.

4.	Tables.

5.	Flow charts.

c.	Engineering Orders (EO's)

The following sections will be included in the document:

a.	Scope:  covers identification and tape delivery format.

b.	Applicable documents:  includes Government and non-Government documents.

c.	Requirements:  includes General Purpose Computer (GPC) architecture, GPC interrupt structure, GPC I/O structures (the Ignition Over Pressure (IOP)), BSL overview, overview summary, and IPL MENU selection and usage.

d.	Functional description:  describes real-time processor, interrupt handlers, real-time executive, DEU interface, CIM 4 POLL, DEU POLL response analysis (POLLPSP), CM 4 HEX, CIM4DEC, DEU update processing (CIM4UPDT), IOP interface master sequence controller programs, data bus control (CBCBTL), IOP Control (MSCINTF), mass memory (MM) I/O handlers, backup system loader foreground processor (BSL2F), backup system loader background processor (BSL2B), backup flight system control transfer processor (MOVEPSA), GPC Initial Program Load (GPCIPL) interface, and MMU build system interface.

e.	BSL error/advisory message.

DRD Continuation Sheet

TITLE:	Backup System Loader (BSL) Program	DRD NO.: 1.4.3.5-j

Requirements Document

DATA TYPE:  3	PAGE:  2/2

13.	DATA PREPARATION INFORMATION (CONTINUED):

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.3.5-k

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  General Purpose Computer Initial Program Load (GPCIPL) User's Guide

7.	DESCRIPTION/USE:  To provide utilization information relative to the GPCIPL operations and capabilities.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing

submission  schedule.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The GPCIPL User's Guide provides an overview of software capabilities including descriptions of the GPCIPL services, operating system, and control operations.  Also included is information relative to the orbiter's cabin controls (switches, etc.) as they affect operations of the GPCIPL.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The document shall contain the following:

a.	GPCIPL overview.

b.	GPCIPL capabilities overview.

c.	Displays description including hardware/software interfaces.

d.	Switches description.

e.	Fault annunciation and messages description.

f.	Downlist description.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.3.5-l

3.	DATA TYPE:3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  General Purpose Computer Initial Program Load (GPCIPL) Computer Program Description Document

7.	DESCRIPTION/USE:  To support software maintenance of the GPCIPL program under configuration control.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing

submission  schedule.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The GPCIPL Computer Program Description Document defines the requirements and functions of the GPCIPL.  This software is transferred from the Mass Memory Unit (MMU) to the General Purpose Computer (GPC) by the Bootstrap Loader when IPL is initiated by the crew during GPCIPL.  The GPCIPL shall (1) manage the resources of the GPC communicating with the MMU; (2) communicate with the Display Electronic Unit (DEU); (3) load the Backup Flight System (BFS); (4) pass control to the Back Focal Length (BFL) after the BFL is load at user request; and (5) enunciate all detected errors.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The document shall contain the following:

a.	Scope:  describes the usage and provides a functional summary of the GPCIPL computer program.

b.	Applicable documents:  covers both Government and non-Government documents.

c.	Requirements:  defines computer program, interface requirements, part numbers and labeling, and tape delivery format.

d.	Detailed functional requirements:  covers real-time processor, real-time control, GPC initialization, GPCIPL interrupt handling/error logging, DEU interface, DEU poll, DEU poll response, DEU update, mass memory interface, Backup System Loader (BSL) interface, Primary Flight System (PFS) interface, and BFS MMU build system interface.

e.	Quality assurance:  includes provisions for quality assurance (verification and validation).

f.	Deliverables:  covers provisions for delivery (including deliverables definition).

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.3.5-m

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Program Description Documents (PDD's)

7.	DESCRIPTION/USE:  To support software maintenance of the Backup Flight System under configuration control.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing

submission  schedule.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The BFS Program Description Documents provide a description of the program structure and logic flow of the program code which implements the specific requirements of the Backup Flight System for each of the following major functional areas:

a.	Guidance, Navigation, and Control (GN&C).

b.	System Management/Special Processes (SM/SP) and Payloads.

c.	Sequencing (SEQ).

d.	Backup System Services (BSS).

e.	Displays and Control (D&C).

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS: The documents shall contain the following, as applicable:

a.	Architecture:

1.	Input/Output (I/O) interfaces.

2.	Data pools.

3.	Flow charts.

b.	Program Descriptions:

1.	Functional overview.

2.	Program structure.

3.	Initialization.

4.	Tables.

5.	Flow charts.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.3.5-n

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Coding Standards Document

7.	DESCRIPTION/USE:  To identify software programming standards utilized in the development and testing of the BFS.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing

submission  schedule.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The BFS Coding Standards Document provides a compilation of both BFS programming and supporting standards that define the function, implementation, and compliance control of each standard.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS: The documents shall contain categorized standards consisting of the following:

a.	Coding standard identification number:  The following categories, under which the coding standards are placed during the compilation process, are assigned an upper case letter as follows:

1.	A - standards pertaining to error detection, prevention, and recovery.

2.	B - standards imposed by the programming language.

3.	C - standards that represent good programming practices.

4.	D - standards imposed by system requirements.

5.	E - standards pertaining to patches.

b.	Coding standard statement: describes the rationale for the assignment of the coding standard.

c.	Applicable language.

d.	Implementation methods.

e.	Compliance control procedures, as applicable.

f.	Remarks applicable to the standard.

g.	Auditing classifications: assigned to the coding standards as follows:

1.	Mandatory - must be followed.

2.	Guideline - desirable but not mandatory (improves visibility, readability, etc.).

3.	Compiler or pilot imposed (e.g., will not compile if violated).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.3.5-o

3.	DATA TYPE:3	4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Backup Flight System (BFS) User's Guide

7.	DESCRIPTION/USE:  To be used as a training and testing aid providing information relative to the Backup Flight System's operation and capabilities.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing

submission  schedule.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with the planned submittal prior to the first flight of the Operational Increment (OI).

11.	REMARKS:  Reference is made to contract NAS9-19000/IRD SE-1616T9.

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The BFS User's Guide provides an overview of software capabilities including descriptions of the backup system services; backup operation system; guidance, navigation, and control operations; and those operations classified as systems management/special processes and sequencing.  Also included is information relative to payload support.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS: The document shall contain the following:

a.	Backup Flight System Overview:  includes the BFS purpose, PFS/BFS hardware configuration overview, BFS capabilities, PFS/BFS interface and interactions, BFS software structure, and BFS functional summary.

b.	Backup Flight System Capabilities Overview:  includes the Operational Sequences (OPS) and Major Modes (MM) description; BFS general description; mass memory interface; system initialization; and BFS crew functional and hardware interfaces.

c.	Displays Description including hardware/software interfaces:  for dedicated indicators and controls and Cathode Ray Tube (CRT) displays.

d.	Dedicated Displays Description:  addresses the attitude director indicator, alpha/mach indicator, altitude vertical velocity indicator, horizontal situation indicator, and surface position indicator.

e.	Data Processing System:  provides selected information concerning the Shuttle Data Processing System (DPS).  Emphasis is to be placed on the various data buses and their operating characteristics.

f.	Caution, Warning, and Alert System Description:  the BFS Fault Detection and Annunciation (FDA) function will primarily support the backup C&W  and SM alert systems.  The BFS FDA is to monitor specified parameters from Guidance, Navigation and Control (GN&C), Backup System Services (BSS), and System Management/Special Processes and Sequencing (SM/SP&S).

DRD Continuation Sheet

TITLE:	Backup Flight System (BFS) User's Guide	DRD NO.: 1.4.3.5-o

DATA TYPE:  3	PAGE:  2/2

13.	DATA PREPARATION INFORMATION (CONTINUED):

g.	Backup Flight System Downlist:  the downlist is to be the name of a major communication link between the Space Shuttle Orbiter and the ground support equipment.  The purpose of the downlist description is to identify precisely the usage of each 16-bit word in the downlist format.  This will be accomplished with the master measurement database, the downlist matrices, and the BFS downlist word definitions.

h	Payload Overview:  includes payload support functions used on Orbiter flight which require payload support.  Consists of payload management, FDA, scaling, display, and downlist processing.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.5-p

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/2

6.	TITLE:  Backup Flight System (BFS) Test Coordination Team (TCT) Test Specifications and Performance Test Review (PTR) (Level 7)

7.	DESCRIPTION/USE:  The BFS TCT test specifications identify the performance test procedures that will be performed on a particular Operational Increment (OI) and are used by the FSW technical community to assure the accuracy of the BFS FSW performance verification approach.  The Level 7 PTR provides the FSW technical community with a summary of the Level 7 performance testing, identifies variances to the procedures, and any ongoing work/investigations.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission  schedule.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned delivery of the TCT Test Plan no later than four weeks prior to First Article Configuration Inspection (FACI) in support of the TCT briefing which is held no later than one week prior to FACI.  The PTR briefing is conducted no later than 1.5 weeks prior to CI.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The TCT test specifications identify the performance test procedures and specifications to be exercised for the OI.  The PTR provides the FSW technical community with a summary of the outcome of performance testing.  Both of these are presented to the FSW technical community in the form of a briefing.

13.2	APPLICABLE DOCUMENTS:

NSTS 08271	Flight and Ground Software Verification and Validation Requirements

13.3	CONTENTS:

a.	Level 7 performance testing is categorized into three areas: Capability, Stress and Integrity testing.  Each Level 7 Test Specification shall include:

1.	Identification name for the test case.

2.	Title/Description of the test case.

3.	Principal functions tested.

4.	Major Mode being tested.

5.	Test Objectives.

6.	Testing Approach.

DRD CONTINUATION SHEET

TITLE:	Backup Flight System (BFS) Test Coordination Team	DRD NO.: 1.4.3.5-p

(TCT) Test Specifications and Performance Test Review (PTR) (Level 7)

DATA TYPE:  3	PAGE:  2/2

13.	DATA PREPARATION INFORMATION (CONTINUED):

13.3	CONTENTS (CONTINUED):

b.	The PTR shall contain:

1.	Software configuration.

2.	Software versions.

3.	Performance test plan.

4.	Software Change Requests (SCR's) tested.

5.	SCR test matrix.

6.	Software patch test configuration.

7.	Flight software anomalies.

8.	Miscellaneous anomalies.

9.	Open items.

10.	Performance test report summaries.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.5-q

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Functional Test Reports (Level 6)

7.	DESCRIPTION/USE:  Functional Test Reports document the results of the Level 6 testing.  These are provided to, and accepted by, NASA as a certification that the delivered software conforms to NASA approved requirements.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission  schedule.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned delivery no later than six weeks prior to Configuration Inspection (CI).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The report shall contain the approved changes that were to be tested, the test procedure, test data, and a statement by the tester on the success of the test.

13.2	APPLICABLE DOCUMENTS:

NSTS 08271	Flight and Ground Software Verification and Validation Requirements

13.3	CONTENTS:  Each report shall contain:

a.	Test procedure.

b.	Software Modification Sheet (SMS), Change Request (CR), and/or Discrepancy Report (DR).

c.	Test on-line output.

d.	Post-processed data.

e.	Test summary sheet.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.5-r

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Performance Test Reports (Level 7)

7.	DESCRIPTION/USE:  Level 7 test results are provided to, and reviewed by, the FSW technical community to determine correct performance of the software prior to CI software acceptance.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission  schedule.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned delivery no later than six weeks prior to Configuration Inspection (CI) for new OI releases and no later than four weeks prior to launch for flight-specific configured loads other than Complementary Loads, if required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Each report contains the results of each performance test as specified in the Test Coordination Team test specifications (DRD 1.4.3.5-p).

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The report shall contain:

a.	Test specification and procedure.

b.	Miscellaneous anomalies.

c.	Test configuration.

d.	Patch summary description.

e.	Summary tables.

f.	Pass/fail performance summary.

g.	Appendices of plotted data.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.4.3.5-s

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Software First Article Configuration Inspection (FACI) Report/Briefing

7.	DESCRIPTION/USE:  This report/briefing presents to NASA the status of the OI software development release in preparation for the start of verification activities and officially reports the contractor's OI development completion of baselined requirements.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission  schedule.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned submittal at FACI which is negotiated at the Shuttle Avionics Software Control Board (SASCB).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: Covers the results of all Flight Software development activities and the development testing performed prior to the release of the OI software for verification.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  This report/briefing shall contain both Flight Software and Flight Software Application Tools summary and status of all software changes, Discrepancy Reports, waivers and user notes, major capability changes, and the Level 6 and 7 verification plans related to a specific OI system.  It will include a summary of processes leading to FACI and will identify any planned post FACI development work.  At a minimum the report shall include:

a.	Schedule.

b.	Baseline/build genesis.

c.	Identification of each CR, DR, SSCR, and SSDR change applied to the OI system.

d.	Development and development test summary leading up to FACI.

e.	Summary and description of all FSW and FSWAT Waivers and Operations Notes deleted by this OI and still applicable to this OI.

f.	Open Issues.

g.	Identification of all post FACI open work including opening DR's potentially applicable to the OI.

h.	Summary and status of the quality metrics historically and for this OI.

i.	Identification of the Level 6 and 7 Verification plans.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.4.3.5-u

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Biweekly Development/Verification Report

7.	DESCRIPTION/USE:  Provides a status of the BFS development and verification activities for Operational Increments (OI’s)  and Reconfiguration loads.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule

10.	SUBMISSION FREQUENCY:  Report shall be submitted biweekly, with submission deadline as negotiated with the Contracting Officer's Technical Representative (COTR), or designated representative, in support of the scheduled BFS Development/Verification Status Meeting.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This report shall include status of both BFS and General Purpose Computer Initial Program Load/Backup System Loader (GPCIPL/BSL) effort.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Backup Flight system (BFS) Biweekly Development/Verification Report shall include at a minimum the following.  Changes to the content can be negotiated with the Contracting Officer's Technical Representative (COTR), or designated representative.

a.	General Information

1.	HAL/S Compiler Issues

2.	General Operational Increment (OI) Planning

b.	Development/Verification Status for each OI Currently in Development or Field Use

1.	OI schedule, including Change Request Baseline, build dates, First Article Configuration Inspection, 		Level 6 and Level 7 Verification Complete, Configuration Inspection, Level 7 Reviews, and other 			relevant milestones

2.	Development Status, including build contents (CR’s and DR’s incorporated) and issues

3.	Integration Testing Status, including schedules and issues

4.	Level 6 Testing Status, including schedules, issues, and a summary which shows status of all test 			procedures and test cases

5.	Level 7 Testing Status, including schedules, issues, and a summary which shows status of all 			performance test cases

c.	 Status of reconfiguration loads

d.	BFS Issues and Concerns

e.	Special Topics

f.	Action Items

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  No maintenance requirements.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.4.3.5-v

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Mass Memory Universal Patch Format (UPF) Patch

7.	DESCRIPTION/USE:  A BFS UPF Patch is used to modify the BFS Mass Memory without altering the established memory maps.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule

10.	SUBMISSION FREQUENCY:  As required following approval by the Shuttle Avionics Software Control Board (SASCB) of the authorizing Change Request (CR) or Discrepancy Report (DR).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Provides a means of delivering modifications to the BFS software to an end user.  The development and delivery of the patch requires a NASA approved Flight Software CR or DR.

13.2	APPLICABLE DOCUMENTS:

JSC 08338	Shuttle Avionics Mass Memory Unit Computer Program Integration Plan (MIP)

13.3	CONTENTS:  BFS flight software UPF patch contents and products are specified in the Shuttle Avionics Mass Memory Unit Computer Program Integration Plan (MIP), JSC 08338.

13.4	FORMAT:  Products will be generated in the formats described in the MIP, JSC 08338.  MIP contents are under configuration control by the SASCB.

13.5	MAINTENANCE:  None Required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.7 -a

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  Progress Report

7.	DESCRIPTION/USE:  To be used for monitoring of the progress, significant accomplishments, major activities, problems, and corrective actions.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  Progress Report will be submitted monthly on the 18th.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.7, 1.4.3.8, 1.4.3.9, 1.4.3.10, 1.4.3.12

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Covers all work accomplished during each month of contract performance.

13.2	APPLICABLE DOCUMENTS:

- CONTENTS:  A progress report shall include but not be limited to the following.

A quantitative description of overall progress, including:

- Identification of current problems which can impede the scheduled progress or jeopardize the quality or any technical objectives and the proposed or implemented corrective action.

- Identification of all deliveries and significant activities for the last month including specific statement of the schedule performance for each deliverable.

- Updated program schedules.  With a discussion of the work to be performed during the next monthly reporting period.

- Topical discussion of significant activities within the categories of Flights, Operational Increments, Facility Support, Flight Software, Flight Software Application Tools, and General.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.7 -b

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/2

6.	TITLE:  Software Management Plan

7.	DESCRIPTION/USE:  To describe the software contractor’s approach to managing the development of Orbiter software and to specify internal procedures and interfacing NASA procedures.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  The Software Management Plan will be released annually.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.7, 1.4.3.8, 1.4.3.9, 1.4.3.10, 1.4.3.12

13.	DATA PREPARATION INFORMATION:

13.1 SCOPE:  Defines the overall process expected of the software contractor in support of Space Shuttle Orbiter avionics software development from initiation through completion of each software element delivery.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:	a.  Contractor’s approach to accomplishing the delivery of Shuttle software

in the following areas:

- Organization definition, responsibilities, and management controls

- Detailed software development process description for Shuttle onboard FSW and for ground FSWAT tools

- Configuration management description of control processes and automated tools

- Configuration accounting documents use and handling

- Delivery procedures for FSW and FSWAT end items

- Deliverable items definition

- Reconfiguration activities for flight-to-flight builds

- Contractor’s detailed verification plan, including specific methods to

accomplish the following:

- Independent verification to assure that the software is mathematically and logically correct

- Show that valid software results exist throughout the expected performance range of the established requirements

- Plans for verification or reverification following software changes during code and test and during formal verification

- Traceability to test requirements and repeatability of verification test results

- Procedures and interfaces associated with ensuring software conformance to the appropriately authorized configuration management data base

- Interfaces with NASA

- Adherence to NSTS 08271 verification and validation requirements

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by PCN’s or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.7 -c

2.	DATA TYPE:  4					4.  DATE REVISED:

5.  PAGE:  1/2

6.	TITLE:  Computer Resource Requirements and Utilization

7.	DESCRIPTION/USE:  To provide a basis to plan for computer resources.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement

10.	SUBMISSION FREQUENCY:  Products will be produced every 6 months.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Identifies the SRF & SDF mainframe and network computer resources required by the contractor and provided by the Government.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS: A computer utilization forecast with identification of estimated resource use

for the next 24 months and actual usage compared to projected for the past 12 months.

The contractor shall collect and report to the one month granularity both computer resource requirements and past actual usage.  Each report shall include a 12 month past history, a next 6 month projection and a next 2 year projection of needs.

The reported resource needs shall include:

- Terminal connect session per week

- Short, Medium, and Long Batch jobs per week

- Tape mount jobs per week

- Short, Medium, and Long IMS jobs per week

- Local and Remote print support in thousands of lines per week

- DASD storage in megabytes average over the month

- Tape volumes in library during month

- FEID single, dual, and triple string jobs per week

- FEID connect hours per month

- Other categories as defined by NASA

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  Rev. 1	2.	DRD NO.: 1.4.3.7-d

3.	DATA TYPE:  3	4.	DATE REVISED: 01/10/00

5.	PAGE:  1/1

6.	TITLE:  Software Development Plan

7.	DESCRIPTION/USE:  To provide project and functional area management with the level of detail into plans, schedules, and status information necessary for proper control and direction of effort in all areas of the project.

8.		DISTRIBUTION:  Per Contracting Officer’s Letter

9.		INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.		SUBMISSION FREQUENCY:  Product shall be submitted monthly.

11.		REMARKS:

12.		INTERRELATIONSHIP:  1.4.3.7, 1.4.3.9, 1.4.3.12

13.		DATA PREPARATION INFORMATION:

13.1		SCOPE:  The development plan shall describe the major managed deliverables and milestones for the overall performance and status of work efforts assigned to each task order.

13.2		APPLICABLE DOCUMENTS:

13.3		CONTENTS:  Individual development plans from the task order areas shall be combined into a project wide development plan containing actions, issues, deliverables, and milestones to a level of detail which provides NASA an accurate status of all products.  The development plan shall include but is not limited to:

a.  	Shuttle flight schedule history and plan with an OI to flight mapping

b.  	Flight-to-flight release schedule for each mass memory load being planned

c.  	Action item assignments and due dates

d.  	Detailed reconfiguration schedule for each flight

e.  	Detailed schedule for all builds and milestone points in OI development

f.  	OI development issues and actions tracking

g.  	OI Level 6 and 7 detailed status of testing

h.  	Contractor actions to write CR’s

i.  	Compiler audit schedules and status

j.  	Training development plans and schedules

13.4		FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5		MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.7 -e

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  Software Configuration Management Report (CMDB Report)

7.	DESCRIPTION/USE:  Allows NASA to determine the current status and disposition of any CR or DR control document.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  Product shall be submitted weekly.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Records the configuration management activities associated with each Flight Software Change Request and Discrepancy Report and it’s relation to software delivery end items.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  All CR’s and DR’s across the history of the Shuttle FSW are maintained in a CMDB and reported by number along with the following tracking data at a minimum:

- Title and date reported or submitted

- FSW release applicability

- Severity of problem (for DR’s only)

- NASA board dispositions and date

- Contractor organization assigned corrective action

- FSW OI release incorporating code changes

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

- MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  Rev. 1	2.	DRD NO.: 1.4.3.7-f

3.	DATA TYPE:  3	4.	DATE REVISED: 01/10/00

5.	PAGE:  1/1

6.	TITLE:  Software Quality Assurance Assessment Report

7.	DESCRIPTION/USE:  To provide management (contractor and NASA) with a summary of contractor’s SQA assessment of FSW development and verification at CI.

8.		DISTRIBUTION:  Per Contracting Officer’s Letter

9.		INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.		SUBMISSION FREQUENCY:  Product shall be submitted at CI for each OI system.

11.		REMARKS:

12.		INTERRELATIONSHIP:  1.4.3.7

13.		DATA PREPARATION INFORMATION:

13.1		SCOPE:  SQA assessment of contractor’s adherence to established design and development standards employed in the phases implementation of the FSW.  The contractor SQA assessment will be in accordance with contractor SQA assessment activities defined in the Space Shuttle Orbiter Avionics software Quality Assurance Plan.  (DRD 1.4.3.7-h)

13.2		APPLICABLE DOCUMENTS:

13.3		CONTENTS:

a.	Traceability between requirements, delivered software, and verification testing specification and results

b.	Adherence to established design and programming standards and to applicable embedded verification and validation standards

c.	Configuration management conformance to standards

d.	Verification test conduct adherence to procedures and test requirements

e.	Deliverables handling adherence to quality procedures and deliverables adherence to DRD requirements

13.4		FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5		MAINTENANCE:  None Required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.7 -g

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  Quarterly Quality Report

7.	DESCRIPTION/USE:  Describes the quality and reliability of the flight software, and the quality of the flight software application tools.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  Product shall be submitted on quarterly review dates as specified by the COTR.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Describes the quality of the software as shown by tracking of quality measurements including Early Detection Rate, Process Error Rate, Product Error Rate, and Released Product Error Rate.  Also describes the reliability of the FSW through the appropriate reliability measurements.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The Quarterly Quality Reports will include:

- Historical trends of quality measurements since OI release 1 including process errors, product errors, early detection rates, verification effectiveness, and released product errors.  Both charts and tabular history data will be presented

- Historical trends of reliability measurements and estimated time to the next problem will be computed using statistical and reliability engineering models

- Overview of quality improvement activities undertaken by the contractor and the results of their usage

- Selected metrics of the software process will be maintained and reported.  All metrics defined under the contract will be reported and evaluated for trends

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.7 -h

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/2

6.	TITLE:  Space Shuttle Orbiter Avionics Software Quality Assurance (SQA) Plan

7.	DESCRIPTION/USE:  To describe the SQA approach to assuring the quality of the Onboard Shuttle (OBS) Software, and to specify procedures used for internal and external SQA interface activities.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  Product shall be submitted annually.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  SQA activity specified for SQA assessment and involvement in all OBS plans, processes, and procedures relevant to satisfy OBS contractual requirements.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:

- Introduction

This paragraph shall summarize the purpose and contents of the plan relative to the OBS flight software project activities.

- Reference Documents

This paragraph shall list, by document, number and title of all documents listed in this plan.

- Software Quality Organization and Responsibilities

This section shall define the SQA organization responsibilities, organizational structure and reporting requirements.

- SQA Training Certification

The contractor shall identify the SQA training program and the procedures followed in certifying the SQA personnel.

- SQA Interfaces

The contractor shall define the SQA organization’s interfaces with the following:

- Software Development Organization

- Configuration Management

- Documentation Management

- Subcontract Management

The contractor shall define that all applicable SQA requirements which are flowdown to subcontractor(s).  The contractor shall ensure that the subcontractor(s) SQA implementation is in accordance with the SQA contractual requirements.

- SQA Role in the Software Life Cycle

This section shall identify and define the SQA participation in the life cycle milestones.  This shall identify the life cycle in terms of the following:

- Requirements Definition

- Design Phase

- Code and Test Phase

- Software Acceptance and Release

- Post Turnover Support

- Software Quality Assurance Audits

The contractor shall conduct annual audits to verify compliance to approved planned, procedures, processes, and standards.  As a minimum, these audits shall include:

- Configuration Management

- Software Development Library Controls

- Software Testing

- Documentation Management and Procedures

- Software Development Processes

- Corrective Action

The corrective action monitoring and statusing procedures shall be specified in this section.

- SQA Records Retention

This subparagraph shall describe the contractor’s plans for preparing and maintaining records of each quality evaluation/audit performed.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by PCN’s or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.7 -i

2.	DATA TYPE:  4						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  Software Quality Assurance Audit/Inspection

7.	DESCRIPTION/USE:  To provide management with the findings and results of audits, inspections, and product deliveries.  A copy of each report shall be retained in the contractor’s SQA record retention files.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement

10.	SUBMISSION FREQUENCY:  As required per the Quality Assurance Plan

11.	REMARKS:

12.	INTERRELATIONSHIP:1.4.3.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Software Quality Assurance findings resulting from conducting audits and inspections, FSW and FSWAT development and flight-to-flight maintenance activity.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:

- Date Performed

- SQA Involvement

- Evaluation/Audit Criteria

- Findings, including detected problems, with reference to software problem report(s) as appropriate

- Recommended Corrective Action

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							3.  DRD NO.: 1.4.3.7-j

2.	DATA TYPE:  3 						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE: Flight Software Process Support Products & Services

7.	DESCRIPTION/USE:  The products and services required to support the flight software process and NASA Engineering Directorate control boards, meetings, databases, records, documentation, agendas and reports.

8.	DISTRIBUTION: Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: Weekly for most products

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Describes the control board and meeting coordination, the maintenance of databases and document and report generation.

13.2	APPLICABLE DOCUMENTS:

13.3   CONTENTS:

13.3.1  CONTROL BOARDS AND MEETINGS:  This includes the administration of formal boards and meetings including the responsibility for agendas, scheduling, reporting of results and maintaining records.  The specific control boards and meetings include, but are not limited to the following:

- Test and Operations Board

- Flight Software Discrepancy Review (DR) Control Board

- Support Software Boards (Change Request, DR, Compiler)

- Operational Increment (OI) Meetings

- Change Review Board

- Discrepancy Pre-Board Support

13.3.2  DATABASE SUPPORT AND RECORDS FUNCTION:  This includes the maintenance and operation of various databases that contain technical and administrative data pertaining to flight software documents.  A record of software change instruments Shuttle Program Documents are also maintained.  Continuous access to record contents is provided.  The following list describes the databases and records maintained

- Support Software Databases (Change Request, DR, Compiler)

- Program Notes and Waivers

- Verification Test Procedures and Verification Test Report Data Coordination

- EV Library of Flight Software Requirements and Delivered Products

13.3.3  DOCUMENTATION AND REPORT GENERATION:  This includes the scheduling, tracking and distribution of configuration control meeting support documents for FSW Process and NASA Engineering Directorate Support.  This includes, but is not limited to, the distribution of products as well as maintenance of copies and records of the products.  All documentation associated with the elements listed in 13.3.1 is included.  Standard and specialized reports are to be produced from the databases listed in 13.3.2 as required.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.8 -a

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  FSW Applications Tools Requirements Documents and Interface Control Documents

7.	DESCRIPTION/USE:  Defines the requirements, specifications, and controlled interfaces for the FSW Applications Tools used to perform the FSW and FSWAT processes.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: As required with planned submittal at CI for each OI system and approved changes as required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.8

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The requirements documents, specifications, and interface control documents for the FSW Applications Tools used for the FSW and FSWAT development, build, reconfiguration, verification, and configuration management processes.

13.2	APPLICABLE DOCUMENTS: Support Software Change Requests (SSCRs) authorizing changes to these requirements.

13.3	CONTENTS:  These documents specify detailed software, data, and interface requirements and requirements design assumptions.

The individual Requirements Documents are defined in the Flight Software Build and Reconfiguration Support Tools - JSC 20183 document ( DRD 1.4.3.8-c ).

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by PCN’s or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.8 -b

2.	DATA TYPE:  4						4.  DATE REVISED:

5.  PAGE:  1/2

6.	TITLE:  FSW Applications Tools User’s Guides

7.	DESCRIPTION/USE:  A technical description of how to utilize the FSW Applications Tools.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: As required, updated at CI

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.8

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: User information for the FSW Applications Tools used for the FSW and FSWAT development, build, reconfiguration, verification, and configuration management processes.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS: These documents contain descriptions of how to execute the FSW Applications Tools and how to interpret output messages.

The individual User’s Guide documents are defined in the Flight Software Build and Reconfiguration Support Tools - JSC 20183 document ( DRD 1.4.3.8-c ).

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by PCN’s or complete reissue

DATA REQUIREMENTS DESCRIPTION (DRD)

1.  DPD NO.:						2. DRD NO.: 1.4.3.8-c

3.  DATA TYPE:	  3					4. DATE REVISED:

5. PAGE:  1/1

6.  TITLE: Flight Software Build and Reconfiguration Support Tools - JSC 20183

7.  DESCRIPTION/USE:  An inventory and brief description of the Flight Software Application Tools (FSWAT) which are used to develop, verify and reconfigure fight software.

8. DISTRIBUTION: Per Contracting Officer’s Letter

9. INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.

10. SUBMISSION FREQUENCY: Once per Operational Increment (OI) to be published six weeks after CI.

11. REMARKS:

12. INTERRELATIONSHIP:  1.4.3.8

13. DATA PREPARATION INFORMATION

13.1  SCOPE:  The Category A tools for the Primary Avionics Software System (PASS) and Backup Flight System (BFS).  The document also contains sections describing the operating system level tools and the High Order Assembly Language (HAL) Compilers.

13.2  APPLICABLE DOCUMENTS:

13.3  CONTENT: Each tool will be identified by functional area and will include the following information:  a brief description, applicable computer system, language the tool is written in, number of source lines of code (SLOCS), users of the tool, functional area, and identification of reference documentation (requirements,design, users guide).

13.4  FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5  MAINTENANCE: Changes shall be incorporated as required by PCN’s or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.8-d

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  HAL/S FC Compiler Test Plan

7.	DESCRIPTION/USE:  For each release, the compiler test plan is presented for review to assure testing of the compiler is adequate.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: As required with planned submittal 1 week prior to compiler verification start for each compiler system

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.8

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Describes the tests planned for in use in verifying all changes to the compiler.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The Compiler Test Plan presents the methodology and procedures to be used to verify each of the changes implemented in the compiler for the release and the integrity of the integrated compiler itself:

This plan lists:

- All SSCR’s/SSDR’s implemented on the release

- Those SSCR’s/SSDR’s requiring compiler source code changes

- Those SSCR’s/SSDR’s causing object code changes

- Those SSCR’s/SSDR’s affecting error messages

- Those SSCR’s/SSDR’s having other unusual impacts

- External tools used in the compiler build

- Changes in compiler build procedures from the previous release

- External tools used in compiler testing

- Changes in test procedures from the previous release

- Expected deviations from normal test results

- Schedule for testing of the release

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.8-e

2.	DATA TYPE:  3					4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  HAL/S FC Compiler Test Results Report

7.	DESCRIPTION/USE:  For each release, the compiler test results report is presented to assure that the testing of the compiler is complete and correct.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: As required with planned submittal 1 week prior to each compiler release.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.8

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Describes the results of the tests used to verify all changes to the compiler.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The Compiler Test Results Report describes the methodology and procedures that were used to verify each of the changes implemented in the compiler for the release and the integrity of the integrated compiler itself and the results of these tests.

This report lists:

- All SSCR’s/SSDR’s implemented on the release

- Changes in the baseline since the test plan review

- SSCR’s/SSDR’s that caused object code changes

- SSCR’s/SSDR’s that affected error messages

- SSCR’s/SSDR’s that had other unusual impacts

- Changes in compiler build procedures from those presented in the test plan

- Changes in test procedures from those presented in the test plan

- Actual deviations from expected results

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  Rev. 1	2.	DRD NO.: 1.4.3.8-f

3.	DATA TYPE:  3		4.	DATE REVISED: 01/10/00

5.	PAGE:  1/1

6.	TITLE:  Applications Tools SSDR Analyses and Waivers

7.	DESCRIPTION/USE:  To document an analysis recommendation for SSDR’s written against the FSW Applications Tools.

8.		DISTRIBUTION:  Per Contracting Officer’s Letter

9.		INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.		SUBMISSION FREQUENCY:  Product shall be submitted bi-weekly as required

11.		REMARKS:

12.		INTERRELATIONSHIP:  1.4.3.8

13.		DATA PREPARATION INFORMATION:

13.1		SCOPE:  Provided for all SSDR’s written against the Applications Tools.

13.2		APPLICABLE DOCUMENTS:

13.3		CONTENTS:  For each SSDR to be dispositioned, an analysis form containing the following shall be provided.

The DR analysis form shall include:

a.  	DR number and title

b.  	Releases to which the analysis applies

c.  	Analysis start date, completion date, duration and DR priority

d.  	Investigator

e.  	How the problem was discovered

f.  	Detailed technical description of the problem

g.  	Fix resource estimates and suggested modification

h.  	Other pertinent data

For those SSDRs that require a waiver, the waiver form shall include:

a.	DR number and title

b.	Releases to which the waiver applies

c.	Investigator

d.	DR disposition

e.	Detailed description of how the user sees the problem

f.	Code to produce the problem and workarounds

g.	Other pertinent data

13.4		FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5		MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.8-g

2.	DATA TYPE:  4						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  GPC Emulator Simulation Documents

7.	DESCRIPTION/USE:  Provides detailed descriptions of the math model software, system requirements and procedures for running the Simulation, and the operator interface software for the GPC Emulator Simulation.

8.	DISTRIBUTION:

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.8

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Covers all the documentation associated with the GPC Emulator Simulation system.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  These documents include a general description of how the math models interact with each other, identify the RS/6000 system requirements, the components of the Simulation, and the process and procedures for modifying, building, and executing the Simulation, and include a general description of the operator interface software.

The documents are:

GPC Emulator Simulation Math Model Software Detailed Description Document

GPC Emulator Simulation Maintenance System User’s Guide

GPC Emulator Simulation Operator Interface Maintenance Manual

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  Rev. 1	2.	DRD NO.: 1.4.3.8-h

3.	DATA TYPE:  3		4.	DATE REVISED: 01/10/00

5.	PAGE:  1/1

6.	TITLE: Support Software Change Control Board (SSCCB) Process Products

7.	DESCRIPTION/USE:  Products used in support of the SSCCB.

8.	DISTRIBUTION: Per Contracting Officer’s Letter.

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement.

10.	SUBMISSION FREQUENCY: ref. 13.3 below.  a - once per year, b - once per OI with completion in time for CR approval by CI, c. - quarterly, d - FACI and CI.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.8

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These documents are required for the operation of the Support Software Change Control Board.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:

a.	Support Software Change Control Board Procedures Document - Defines the procedures for the operation of the SSCCB.

b.	Tool baseline CR’s for both the PASS and the BFS - Flight software CR’s that define the tool baseline for the OI by listing the SSCR’s and SSDR’s approved for the release.

c.	Changes to baseline CR’s- CR mods that define the movers for the PASS and BFS tools delivered after CI.  The SSCR’s and SSDR’s are listed as deltas to the baseline along with a brief description of the change to the tool.

d.	Audit of  SSCR/SSDR Oracle Database to ensure accuracy with the CMDB - Differences are noted and investigated to determine if updates to either database is required.

13.4		FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.8-i

2.	DATA TYPE:  3  						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  SPON System Interface and Integration

7.	DESCRIPTION/USE:  To document the IMIC system integration, application support, and user support needed for the NACC insight.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:  N/A

12.	INTERRELATIONSHIP:  N/A

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This requirement specification establishes the SPON’s system integration, application support, and user support.

13.2	APPLICABLE DOCUMENTS:

13.3  CONTENTS:  This document/task shall contain:

- Scope

- NACC Integration and Synchronization

- Application Computer Resource Management

- Change Management

- Problem Management and Help Desk Support

- Security administration and ID administration

- Independent Systems Assurance

- System Data Base Administration

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.9 -a

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  Orbiter Avionics Software Programming Standards Document

7.	DESCRIPTION/USE:  The Programming Standards Document will define for programmers the standards to be employed in the development of software for the Space Shuttle Primary Avionics Flight Software.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: Product shall be submitted annually

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Defines the programming standards to be used for the development of FSW for the Space Shuttle Orbiter.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The standards document will contain complete and explicit definitions, restrictions, and style guidelines for the following aspects of software development.

- The definition of structured programming methods to be used

- A definition of naming conventions for all types of variables, data sets, segments, labels, procedures, functions, compools, and other data structures

- Special restrictions and guidelines in the use of HAL/S language features including data exchange, event variable, process priority, realtime features, I/O transactions, and interprocess variables

- The definition of a program, task, procedure, and function, and guidelines on when to use each

- Guidelines to be placed on the programmer in the use of diagnostic messages, data referencing, restricted HAL statements, and data initialization

- Standards to be applied to source code documentation including prologues, inline statement comments, and design specifications

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  Changes shall be incorporated as required by PCN’s or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.9 -b

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  FSW Maintenance Specification Document

7.	DESCRIPTION/USE:  This document provides a high level technical description of the PASS FSW and the environment in which it operates.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: As required with planned submittal at CI for each new OI release.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Maintenance Specification Document was created to document the Flight Software (FSW) at a higher level than the Detailed Design Specification (DDS) document.  It is a unique user document created to help current and future programmers and analysts maintain the FSW.  It contains functional overview of each principal function or functional area and information to help people better understand the FSW code.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The maintenance specification consists of three parts as follows:

- GN&C (contains Guidance, Navigation, Flight Control & Sequencing)

- SSW (contains System Software)

- VCS (contains SM/PL, Vehicle Utility and RMS)

Each maintenance Specification Document will include the following:

- Text

- Purpose/Usage

- Initiation/Termination Criteria

- Function Description

- Implementation Description

- Sequencing Description

- Design Considerations

- References

- Flowcharts

- Control and Flowcharts

- Data Flowcharts

- Sequencing Flowcharts

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE: Changes shall be incorporated as required by PCN’s or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.9 -c

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/2

6.	TITLE:  Detail Design Specification (DDS)

7.	DESCRIPTION/USE:  To define the detailed and data dependent design for each program end item.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: As required with planned submittal at FACI plus six weeks.  Post FACI changes will be delivered at CI.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Presents the detailed design of all the source code modules comprising the PASS software that runs in the on board computers of the Space Shuttle.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The DDS is a document consisting of detailed design descriptions for each of the code modules comprising the software that runs in the onboard computers of the Space Shuttle.

The documentation for each module relates directly to the corresponding module’s source code, and specifies the following information:

- Module Name:  The name of the module described in the section.  Both an English and a HAL/S or Assembly name shall be provided

- Introductory Paragraph:  A brief description of the functions performed by the module

- Control Interface:  An identification of all the other modules that use or invoke this module, the form in which this module must be invoked, and the execution rate and priority at which this module is executed in each case

- Input Data:  A list of all the parameters used as inputs by this module and their source.

- Process Description:  A narrative that functionally describes the processing performed by the module as control flows through it.  This description shall include algorithms and equations where necessary to explicitly define the design

- Output Data:  A list of all the parameters computed by this module and their destinations

- Module References:  A list of all the external modules referenced, invoked, activated or deactivated, by this module

- Module Type and Attributes for HAL/S modules:  The HAL/S type of module (PROGRAMS, PROCEDURE, FUNCTION, COMPOOL, etc.) and attributes (EXCLUSIVE, REENTRANT, DEPENDENT, etc.) of the module

- Template References:  A list of data templates and include segments referenced by the module

- Error Handling:  Descriptions of how the code in the module responds to specific, error conditions anticipated

- Constraints and Assumptions:  The processing limitation of the module, and the assumptions reflected in the design

- Flow Diagrams:  Graphical representations of the functional flow of control through the module

The DDS document is organized according to software functions as follows:

- System Services

- Part 1 - Flight Control Services (FCOS)

- Part 2 - User Interface (UI)

- Part 3 - System Control (SC)

- Applications

- Part 1 - Guidance, Navigation and Control (GN&C)

- Part 2 - Systems Management (SM)

- Part 3 - Vehicle Utility (VU)

For each book or published part, a list of CR numbers which have been incorporated into the document and on which OI release shall be included.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE: Changes shall be incorporated as required by PCN’s or complete reissue

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.9 -d

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  Software First Article Configuration Inspection (FACI) Report

7.	DESCRIPTION/USE:  This report presents to NASA the status of the OI software development release for verification.  This report officially reports the contractor’s OI development completion of baselined requirements.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  As required with planned submittal at FACI for each OI system

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.8, 1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Covers the results of all Flight Software development and development testing performed prior to release of the OI software for verification.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This documentation shall present for both Flight Software and Flight Software Application Tools a summary and status of all software changes, DR’s, waivers and user notes, major capability changes, and the Level 6 and 7 verification plans related to a specific OI system.  It shall include a summary of processes leading to FACI and shall identify any post FACI development work in line to CI.  At a minimum, the reporting shall include:

- Overview of the development process leading up to FACI

- Identification of each CR and DR change applied to the OI software

- A summary by major functional areas of new major capabilities provided with the new OI software

- Summary and description of all FSW and FSWAT waivers and Operations Notes deleted by this OI and still applicable to the OI.

- Definition of all post FACI open work including open DR’s, potentially applicable to the OI.

- Summary and status of the quality metrics historically and for this OI

- A definition of the Level 6 and 7 verification plans

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.9 -e

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  Flight Software Capabilities Verification Plan (Level 6)

7.	DESCRIPTION/USE:  Verification test plan is used to determine work load over the life of the delivery and to allow NASA to plan and manage the NASA review of testing.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  As required with planned submittal at FACI for each OI system.  Review copy shall be provided 4 weeks prior to FACI

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Describes the specific testing activity for each FSW change request and projected dates of start and completion for each detailed verification test as planned at that time.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The Test Plan consists of the following:

- Cover Sheet:  Memo addressed to the FDSD OI Coordinator stating the start of the test planning cycle and containing a statement of the areas in FSW to be tested and any off nominal items for the upcoming test phase

- Overview:  A breakdown of CR’s/DR’s and their individual testing requirements as well as graphical and/or table depiction’s of FSW area (e.g., Guidance, Nav, etc.) workload balance

- Listing of CR’s:  A listing generated from the configuration database showing all CR’s currently scheduled for the current FSW release under test

- Listing of DR’s:  A listing generated from the configuration database showing all DR’s currently scheduled for the current FSW release under test

- Listing of Test Cases:  A listing generated from the configuration database showing all planned Level 6 detailed verification test cases including the projected start and completion dates for each individual test case

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.9 -f

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  Flight Software Capabilities Verification Procedures (Level 6)

7.	DESCRIPTION/USE:  Verification test procedures (VTP) are reviewed by the contractor and NASA to assure accuracy of capabilities tests.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  As required for each OI system with planned submittal prior to CI or by the SRR of the appropriate flight.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Describes the specific testing content and methods to be used in verifying all new capabilities and error corrections in the FSW.  This product is required for all pre-CI and post-CI approved changes to the FSW which are identified as requiring testing.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The VTP consists of the following:

- The prologue:  The prologue describes the testing environment, the related requirements documentation, the functional objective of the test, the change authorization which documents or describes the FSW change being tested, and the current testing objective

- The test log:  The test log describes the test objective and the applicable steps in the test

- An initialization description:  The initialization description describes the initial test conditions such as Shuttle systems states, avionics failures and flight phase conditions

- Test step descriptions:  The test step descriptions list each step in the testcase.  For each step, there will be a listing of the requirements referenced for that step, a detailed description of the step and what the expected results of that step are

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.9 -g

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/2

6.	TITLE:  Level 6 Test Cases - Capabilities Verification Phase

7.	DESCRIPTION/USE:  Verification tests results allow acceptance of FSW programs and approval of delivery for reconfiguration.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: As required for each OI system with planned submittal prior to CI or by the SRR of the appropriate flight.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Verification Test Cases contain the materials generated during the execution, analysis, and inspection of the flight software end item tests.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:

- JSTEP Expansion - A listing of the syntax checker which verifies the simulation control commands that were used to run the test

- FEID Online - Detailed listing of actual time stamped simulation events, both user induced and simulation induced, which serves as a simulation timeline record.

- Post Processor Output - This contains results of the interaction between the flight software and the testing scenario/environment.  This output may include such things as:

- Trace routines - Lists the flight software program execution path along with the execution times of each program step

- DEU images - Relevant DEU images that assist in establishing what happened during the test and in determining whether the display programs are operating correctly

- Parameter snaps - A time history listing of all significant parameters showing flight time versus parameter value tables

- Epilogue - Individual test case summary report which contains such information as:

- Flight software authorization either partially or totally closed by this test case

- Discrepancies discovered against flight software to support software which influence the outcome of the test case

- Observations and results

- Deviations from expected results

- Conclusions

- Any additional material that further demonstrates the correctness of the test approach, i.e., bench program output, annotated code and output listings, resulting discrepancies, etc.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.9 -h

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  FSW Performance Verification Plan (Level 7)

7.	DESCRIPTION/USE:  Performance verification test plans are required by NASA to assure accuracy of FSW performance verification approach.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  As required with planned submittal no later than 5 weeks prior to FACI and at FACI.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Describes a set of tests for NASA community review which prove the accuracy and performance of the FSW with respect to expected results from requirements change effects across the major software regions.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The test plan consists of the following major regions:

- GN&C performance tests

- System Services performance tests

- VCS performance tests

Level 7 testing is at the performance level and is designed to assure that the vehicle performance and flight software system performance is not degraded as a result of FSW changes in nominal and off-nominal situations.

The testing is divided into capability testing and System Integrity tests.  Capability test are designed to test new enhanced capabilities resulting from FSW changes.  System Integrity tests are designed to provide mission phase coverage, assurance of satisfactory vehicle performance and FSW system performance.

Level 7 test specifications will contain:

- Identification name for the test case

- Title/Description of the test case

- Principal functions tested

- Major mode being tested

- The testing objective

- The testing approach

- Special Notes

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  Rev. 1	2.	DRD NO.: 1.4.3.9-i

3.	DATA TYPE:  3		4.	DATE REVISED: 01/10/00

5.	PAGE:  1/1

6.	TITLE:  FSW Test Reports - Performance Verification (Level 7)

7.	DESCRIPTION/USE:  Level 7 test results reports are reviewed by the technical community to determine correct performance of software prior to CI software acceptance.

8.		DISTRIBUTION:  Per Contracting Officer’s Letter

9.		INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.		SUBMISSION FREQUENCY:  As required with planned submittal 8 weeks prior to CI, or as specified by the COTR.

11.		REMARKS:

12.		INTERRELATIONSHIP:  1.4.3.9

13.		DATA PREPARATION INFORMATION:

13.1		SCOPE:  The results of each performance test as specified in the FSW Performance Verification Plan (DRD-1.4.3.9-h).

13.2		APPLICABLE DOCUMENTS:

13.3		CONTENTS:  The performance test results consisting of:

a.	The CR tested - specify the particular CR’s that were tested by each L7 test case

b.	The test specification - contains the identification name, title, description of each test case, Ops and major modes tested, testing objective, and testing approach

c.	Deviation from test specification - The deviations from the original test specification (established at CI).

d.	General system description - The general system description defining the flight software version, mission definition, mission data, simulator base, computer configuration, simulator CR/DR patches required, and the FSW CR/DR patches required

e.	CR description - each CR which will be tested is summarized

f.	Test procedure - A step-by-step instruction of all the steps used to test the software

g.	Detailed test results - The detailed results of each test case will be described sequentially for each major capability that is being tested.  Issues that are raised or uncovered by the testing will be noted

h.	Conclusions - Conclusions about the testing philosophy and results will be noted.  Specifically, whether the test was successful and whether the vehicle and flight software performed satisfactorily will be stated

13.4		FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

- 13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.9 -j

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  Software Configuration Inspection (CI) Report

7.	DESCRIPTION/USE:  This report presents to NASA the delivery of an Operational Increment (OI) software milestone.  This report officially documents the contractor’s completion of OI development and verification.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: As required with planned submittal at CI for each OI system.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.8, 1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Covers the results of all Flight Software development, verification, documentation, and configuration control performed in support of a new FSW Operational Increment (OI)

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This documentation shall present for both Flight Software and Flight Software Application Tools a summary and status of all software changes, DR’s, waivers and user notes, verification testing, certification, FSW memory sizing, and FSW CPU loading estimates related to a specific OI system.  It shall include a summary of the processes leading to CI and shall identify any open work post CI.  At a minimum, the reporting shall include:

- An overview of the OI history and new major capabilities

- Identification of each CR and DR change applied to the OI software

- Summary of all verification and performance testing for this OI and test mapping to CR’s and DR’s

- Summary of all FSW and FSWAT waivers, Ops Notes and User Notes deleted and still applicable to the OI

- Definition of the memory space allocation and CPU performance status and margins with this OI

- Summary and status of the quality metrics historically and with this OI

- Status of all open DR’s applicable to this OI software

- Flight Software Memory sizing and CPU Loading Estimates

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.9 -k

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  FSW OI Deliverables

7.	DESCRIPTION/USE:  FSW operational increment (OI) products will be delivered for use by the reconfiguration organization for production of training and flight loads.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: As required with planned submittal for each OI system.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.8, 1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The FSW and FSW Applications Tools software and products required for execution of the flight to flight reconfiguration processes.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  Includes all deliverable products specified in the FSW Class I Integration Plan (CIP), JSC 22320, as deliverables for each OI.

13.4	FORMAT:  Products will be generated in Software Development Facility (SDF) data sets in the formats described in the CIP.  The CIP contents are under configuration control by the SASCB.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:1.4.3.9-l

2.	DATA TYPE:  3 						4.  DATE REVISED:

5.  PAGE:  1/2

6.	TITLE:  Flight Software Class 1 Integration Plan (CIP) - JSC-22320

- DESCRIPTION/USE:  Defines the Primary Avionics Software System (PASS) and Backup Flight System (BFS) flight software products which comprise an Operational Increment (OI) system, and the flight software development tools which develop the flight to flight reconfiguration.

8.	DISTRIBUTION: Per Contracting Officer’s letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  Once for each new Operational Increment of flight software to be NASA approved by the Configuration Inspection for that OI

11.	REMARKS:

12.	INTERRELATIONSHIP: Shuttle Avionics Mass Memory Unit Computer Program Integration Plan (MIP),  JSC-08338; Flight Software and Mission Data Reconfiguration Tools Document, JSC-20183

13.	DATA PREPARATION INFORMATION:

13.1 SCOPE: Describes the content and format of flight software products and reconfiguration tools delivered to NASA by the development contractors.

13.2	APPLICABLE DOCUMENTS:

13.3  CONTENTS:

- PASS flight software:

- Details the OI products (format, media, method of delivery) to be delivered to NASA at CI, including: source code, flight software build documentation, products used for flight to flight reconfiguration.

- Describes the subset of OI products (format, media and method of delivery) to be delivered to other contractors and organizations.

- Describes the authorization, format and delivery of all flight software patches to be performed prior to, or post CI, on the OI base system, and on a recon system intended for flight.

- Lists the software tools delivered to support PASS/BFS development and

PASS reconfiguration

- BFS flight software:

- Details the OI products (format, media, and method of delivery) to be delivered to NASA at CI, including: source code, flight software build documentation, products used for flight to flight reconfiguration.

- Describes the subset of OI products (format, media and method of delivery) to be delivered to other contractors and organizations.

- Describes the authorization, format and delivery of all flight software patches to be performed prior to, or post CI, on the OI base system, and on a recon system intended for flight.

- Lists the software tools delivered to support BFS development and reconfiguration

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5  MAINTENANCE: Maintained by the contractor and submitted for NASA approval via a Change Request (CR) to the Shuttle Avionics Software Control Board (SASCB).

DATA REQUIREMENTS DESCRIPTION (DRD)

1.  DPD NO.:						2. DRD NO.: 1.4.3.9-m

3.  DATA TYPE:	  3					4. DATE REVISED:

5. PAGE:  1/1

6.  TITLE: Payload Software Capabilities Overview - JSC 17086

7.  DESCRIPTION/USE: Provides a high level description of the payload software capabilities provided on-orbit by the Systems Management application of the PASS flight software.  The payload customers may choose to use these capabilities for the flight.  The document is intended for distribution to payload customers.

8. DISTRIBUTION:  Per Contracting Officer’s letter

9. INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.

10. SUBMISSION FREQUENCY: When a capability changes.

11. REMARKS:

12. INTERRELATIONSHIP:  1.4.3.9

13. DATA PREPARATION INFORMATION

13.1  SCOPE:  This document is limited to a description of the payload software capabilities provided on-orbit by the Systems Management application.

13.2  APPLICABLE DOCUMENTS:

13.3  CONTENTS: A detailed description of the payload software capabilities.

13.4  FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5  MAINTENANCE: Changes shall be incorporated as required by PCN’s or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.9-n

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/2

6.	TITLE:  Change Request Risk Assessments

7.	DESCRIPTION/USE:  To give NASA management an estimate of the cost associated with implementing a CR, the risk associated with the CR, and any impacts to other work.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  As required to support Software Change Request (SCR) for all code changes.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The risk assessment will define costs, schedule impacts to existing work, and risks or implementation for all CR’s.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The VCS and SSW risk factors assessed are:

- Describe the current operation of the software system

- Describe code operation after implementation of change

- Define work-a-rounds or consequences if change is not implemented

- Recommendations for or against implementation

- Size of change in modules affected and lines of code or patch size

- Complexity of change whether low, medium, or high and the reason

- Criticality of Function being modified

- Fit into current design or special design required

- Frequency of execution of affected code paths

- List the functional areas involved in the change

- Identify recent change activity in the functional area

- Define all flight phases affected

- Identify the interactions or dependencies with other changes

- Provide number of CR mods

- Provide number of requirements issues

- Provide number of requirements inspections

- List DR’s closed by the change

- Define manpower impact in manweeks

- Define the GPC memory space impacts in code and data space

- Performance impacts to the Shuttle system

- Define the verification costs in test cases and manweeks

- Additional comments

The GN&C and RMS risk factors assessed are:

- Provide a short summary of benefits of the change

- Estimated size of change

- Complexity of change whether low, medium, or high and the reason

- Criticality of areas affected

- Change affects abort or error paths vs. Nominal code paths

- Number of failures required to exercise this code

- Define the operational phases affected

- Indicate whether new or existing code is affect

- Describe recent change activity in the area of code

- Describe other change activity in the area on the OI

- Identify number of affected Principal Functions

- Identify number of mods required for the CR

- Describe requirements issues and their dispositions

- Describe number of requirements inspections/reinspections (Author Involvement)

- Define the development manpower impact in critical skills

- Define the GPC memory space impacts in code and data space

- Identify CPU performance impacts

- Provide verification impacts (cost, risk)

- Identify required tool modifications

- Additional comments

Any additional FSW Tool risks.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.9-o

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/2

6.	TITLE:  Downlist Availability Configuration

7.	DESCRIPTION/USE:  The FSW community uses this document to identify what parameters are available for downlist.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  As required with planned submittal at CI for each OI system.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document reports in a single source, information specifying the actual availability of Primary Avionics Software System (PASS) measurements for downlist on a given Operational Increment (OI).

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This Downlist Availability Configuration document contains two reports - a Requirements by MSID report (in which all non-reconfigurable measurements that are available for downlist are listed) and a Parent/Child Correlation report (in which all non-reconfigurable Parent measurements are listed with their associated child measurement).  Each report is explained in more detail below.

The data in the requirements by MSID report is sorted by measurement number (MSID).  The 4th, 9th, and 10th characters are ignored in the sort.  The following list describes each of the fields within the report.

MSID - Measurement number of the parameter which is available for downlist

Parent - Measurement number of the parent parameter associated with this MSID

Parameter Nomenclature - The nomenclature of the parameter

Type - The data type od the measurement number

Units - The units of the parameter date

“0” 0 If the parameter is of type DISCRETE then the data in this field indicates the meaning of the parameter when it has a value of binary 0

“1” - If the parameter is of type DISCRETE then the data in this field indicates the meaning of the parameter when it has a value of binary 1

Format - D/L format and rate in which the parameter is downlisted

The data in the Parent/Child correlation report is sorted first by parent measurement number (MSID) and then by child MSID.  The 4th, 9th, and 10th characters are ignored in the sort.  The following list describes each of the fields in the report.

Parent - Measurement number of the parent parameter which is available for downlist

Child MSID - Measurement number of the child parameter associated with the PARENT MSID

Parameter Nomenclature - The nomenclature of the parameter

“0” - The data in this field indicates the meaning of the child parameter when it has a value of binary 0

“1” - The data in this field indicates the meaning of the child parameter when it has a value of binary 1

Format - D/L format and rate in which the parameter is downlisted

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  Rev. 1	2.	DRD NO.: 1.4.3.9-p

3.	DATA TYPE:  3		4.	DATE REVISED: 01/10/00

5.	PAGE:  1/1

6.	TITLE:  Space Shuttle Programs PASS Parameter Data Tape Content

7.	DESCRIPTION/USE:  Defines the requirements for the parameters to be included in the PASS Parameter Data Tape (PDT).

8.		DISTRIBUTION:  Per Contracting Officer’s Letter

9.		INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.		SUBMISSION FREQUENCY:  As required with planned submittal at CI for each OI system.

11.		REMARKS:

12.		INTERRELATIONSHIP:  1.4.3.9

13.		DATA PREPARATION INFORMATION:

13.1		SCOPE:  Describes the PASS flight software HAL/S parameters which are required to be included on the Parameter Data Tape (PDT).

13.2		APPLICABLE DOCUMENTS:

13.3		CONTENTS:  Specifies only PASS parameters which are on the PDT.  The parameters may apply to the flight software areas of Guidance, Navigation and Control; Systems Management; Vehicle Utilities; and/or System Software (FCOS).  It shall contain as a minimum:

a.	Purpose - The purpose of this document is to specify the PASS flight software HAL/S parameters which are required to be included on the Parameter Data Tape (PDT).  Parameters are listed in a table in alphabetical order by HAL/S name.

b.	Scope - This document specifies only PASS parameters which are on the PDT; no other parameters are listed.  The parameters may apply to the flight software areas of Guidance, Navigation and Control; Systems Management; Vehicle Utilities; and/or System Software (FCOS).  Note that only HAL/S name, FSSR name, MSID, and units fields are specified in this document and that the FSSR name, MSID and units fields are optional for all parameters but are included and verified when supplied in the authorizing CR.

c.	Applicable Documents - The format of the PDT is defined in JSC 08338 (Memory Integration Plan), Appendix A.

d.	Table Format - This list is in alphabetical order by HAL/S name.  The lit is in tabular form and includes the following fields:

- HAL – the HAL/S name of the flight software parameter

- FSSR Name – the parameter name as defined by the source principal function

- MSID – the MSID of the parameter as defined by the Shuttle Data Integration Plan measurement and stimulus system

- Units – the units of the parameter

e.	PDT Parameters - The actual formatted list of parameters contained on the Parameter Data Tape.

13.4		FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

13.5		MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.10 -a

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  MMU Reconfiguration Deliverables

7.	DESCRIPTION/USE:  Shuttle MMU and PASS release deliverables and supporting information to be sent to the various facilities.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.10

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  To provide Shuttle MMU and PASS release deliverables and supporting information that is sent to the various facilities.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  Includes products specified in the Shuttle Avionics Mass Memory Unit Computer Program Integrated Plan (MIP), JSC 08338, as deliverables for each Flight or Special System.

13.4	FORMAT:  Products will be generated in the formats described in the MIP.  The MIP contents are under configuration control by the Shuttle Avionics Software Control Board (SASCB).

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.10 -b

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  Level 8 Products

7.	DESCRIPTION/USE:  Level 8 test reports and products for review and analysis use by technical community.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  As required for each Reconfiguration release

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.10

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Level 8 test reports and products for review and analysis use by technical community.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  Includes products specified in the Flight Software Reconfiguration Performance Test Plan (PTP), JSC 22530, as deliverables for each Flight System.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.10 -c

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  Monthly PASS Reconfiguration Status Report

7.	DESCRIPTION/USE:  Describes the status and metrics of the PASS flight software reconfiguration and the MMU reconfiguration deliverables.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  Products shall be submitted monthly with planned submittal at status meetings.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.10

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Describes the status, schedule, quality, and timeliness of the reconfiguration process.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:

- Flight reconfiguration and issues status

- Reconfiguration schedules

- Process change status

- Reconfiguration product delivery summary information (actual and projected)

- Reconfiguration and level 8 metrics including quantity, timeliness, reconfiguration DR’s and DR detection

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:1.4.3.10-d

2.	DATA TYPE:  3 						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE: MMU Integration Plan (MIP) - JSC 08338

- DESCRIPTION/USE:  Defines the Mass Memory Unit related products which are to be delivered for flight and field systems.

8.	DISTRIBUTION:   Per Contracting Officer’s letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP: 1.4.3.10

13.	DATA PREPARATION INFORMATION:

- SCOPE: Describes the content and format of flight software products for flight and field systems

delivered by the FSW reconfiguration contractors.

13.2	APPLICABLE DOCUMENTS:

- CONTENTS: Defines the requirements for inputs and outputs for processing and delivery of Mass

Memory Unit contents for release to the field sites and use for flight.  Defines the specific product formats and delivery mechanisms.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

13.5  MAINTENANCE: Maintained by the contractor and submitted for NASA approval via a  Change

Request (CR) to the Shuttle Avionics Software Control Board (SASCB).

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.10 -e

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE: Integrated Baseline Control Board (IBCB) Datapack

7.	DESCRIPTION/USE:  Shows the detailed schedules for FSW reconfiguration activities required to generate field and flight system flight software loads.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  Weekly

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.10

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Detailed planned and actual schedules for flight software reconfiguration activities and other information related to reconfigured systems and reconfiguration processes.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:

- Detailed planned and actual schedules by flight system

- Flight system designators

- Flight system CR and DR implementation plans and matrix

- Historical summary of flights

- Reconfiguration process agreements

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.10 -f

2.	DATA TYPE:  4						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE: Level 8 Performance Test Plan Document

7.	DESCRIPTION/USE:  Documents the test approach, products, and test specifications for FSW reconfiguration verification (Level 8) to be performed on flight system flight software loads.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement.

10.	SUBMISSION FREQUENCY:  As required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.10

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: The requirements and specifications for testing conducted by the FSW reconfiguration contractors to verify integrated FSW performance and assure product quality and integrity.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:

- Philosophy, Approach, Quality Assurance and Process Control, and Applicable Documents

- Test Nomenclature, Description, Effectivity

- PASS GN&C Verification Test Specifications

- PASS /BFS Listen GN&C Verification Test Specifications

- BFS Engaged GN&C Verification Test Specifications

- PASS VCS Verification Test Specifications

- BFS VCS Verification Test Specifications

- MM Load Content Verification Specifications

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.11 -a

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  DPS Reports, Monthly Progress

7.	DESCRIPTION/USE:  To summarize all work accomplished during each month of contract performance in a comprehensive narrative report that presents, for information or evaluation purposes, the Contractor’s overall program progress.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  The first initial report should cover a minimum of 1 complete month with a cutoff date on the 30th/31st.  Thereafter, the report should cover 1 complete month with the cutoff date on the 30th/31st.  All reports are due to received by NASA on or before the 10th of the following month.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.11

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The Contractor’s Monthly Progress Reports shall be in a narrative form, brief, and informal in content.

The Monthly Progress Report shall include, but not limited to, the following areas:

- A quantitative description of overall progress against the program schedule with reasons for significant differences

- Progress of individual major areas of the contract

- Progress of all major end items, description of the significant current discrepancies on problems, proposed corrective action and status

- A discussion of the work to be performed during the next monthly reporting period

- Configuration matrix of current hardware locations

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.11 -b

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  DPS Report, Engineering and Technical Data

7.	DESCRIPTION/USE:  To provide technical information on the contractual effort.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.11

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: The Contractor shall prepare technical reports which describe the studies, analyses, and results of the specific contractual efforts.

13.2	APPLICABLE DOCUMENTS:

- CONTENTS:  The individual report shall include, but not be limited to, such technical specialties as theoretical analyses, engineering verifications, current problems and proposed solutions, and conclusions and recommendations.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.11 -c

2.	DATA TYPE:  4						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  DPS Interface Control Document (ICD)

7.	DESCRIPTION/USE:  Establish a means for defining and controlling interface requirements.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement

10.	SUBMISSION FREQUENCY:  As required with submittal due 30 days after change or modification incorporated

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.11

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This Data Requirements Description establishes a requirement for preparation of ICD’s which will define the physical and functional interfaces between the SID and co-functioning equipment

13.2	APPLICABLE DOCUMENTS:

- CONTENTS:  An ICD depicts physical and functional interface engineering requirements of a subsystem which affects the design control documents, delineating subsystems.  These documents are used as design control documents, delineating subsystem interface engineering data coordination for purposes of:

- establishing and maintaining compatibility between co-functioning subsystems

- controlling interface designs, thereby preventing changes to system requirements which could affect compatibility with co-functioning systems

- communicating design decisions and changes to participating activities

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE: Changes shall be incorporated as required by PCN’s or complete reissue

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.11 -d

2.	DATA TYPE:  4						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  DPS Acceptance Data Packages

7.	DESCRIPTION/USE:  To document original configuration of hardware and track changes to configuration through repairs and modifications.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.11

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The contractor shall maintain data packages for all flight-like hardware (GPC’s, DEU’s, DU’s)

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The data packages shall contain, as a minimum:

As-Build Configuration documentation

Repair activity

Modification activity

Discrepancy Reports generated against the hardware

Acceptance test data

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE: Changes shall be incorporated as required by PCN’s or complete reissue

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  Rev. 1	2.	DRD NO.: 1.4.3.12-a

3.	DATA TYPE:  3		4.	DATE REVISED: 01/10/00

5.	PAGE:  1/1

6.	TITLE:  Flight Software Test and Operations Plan - JSC-25392

7.	DESCRIPTION/USE:  This document provides a single source reference for information and procedures related to the Flight Software Test and Operations Board and for providing T&O support at the various support sites.

8.		DISTRIBUTION:  Per Contracting Officer’s Letter

9.		INITIAL SUBMISSION:  Assumption of an ongoing requirement

10.		SUBMISSION FREQUENCY:  As required to incorporate changes in the Test and Operation Board and support process.

11.		REMARKS:

12.		INTERRELATIONSHIP:  1.4.3.12

13.		DATA PREPARATION INFORMATION:

13.1		SCOPE:  This document defines how the Flight Software Test and Operations (T&O)  Board controls and how the software contractor supports facility unique configuration changes of formally released Orbiter avionics software used for vehicle checkout, engineering evaluation, payload checkout, crew training, and flight software verification testing.

13.2		APPLICABLE DOCUMENTS:

13.3		CONTENTS:  This document identifies a method for accomplishing the T&O board and site support processes and also defines the approval process for program notes and waivers.   This document shall include the following:

a.	Purpose

b.	Board authority and limitations

c.	Configuration-control functions

d.	Personnel support

e.	Instructions for completing Software Approval Sheets, Maintenance Integration Plan change requests, program notes, and emergency facility patches.

f.	General and facility unique T&O duties.

13.4		FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

13.5		MAINTENANCE:  Changes shall be incorporated as required by PCN’s or complete reissue

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.12 -b

2.	DATA TYPE: Reserved						4.  DATE REVISED:

5.  PAGE:  1/1

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.12 -c

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  Mission Support Plan

7.	DESCRIPTION/USE:  To describe the software contractor’s approach to providing mission operational support.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  Products shall be submitted annually

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.12

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Defines activities of the software contractor in support of Space Shuttle operational missions, including preflight preparation, flight support, and post-flight closeout of any questions or anomalies.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The mission support plan will define the procedures, communication protocol, personnel requirements, data gathering, response time, facility requirements, console support, contractor facility support and data processing capabilities used during mission support.

The document will discuss in text and through flow charts the definitive processes and capabilities provided by the contractor.  The major areas to be covered will include:

- Support team skills and functions in the Mission Evaluation Room (MER) and in the contractor’s facility

- Coordination and communication procedures

- Data gathering requirements, capabilities and procedures

- Dump and other electronic data processing procedures

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE: Changes shall be incorporated as required by PCN’s or complete reissue

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.12 -d

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  Mission Operation Support Report

7.	DESCRIPTION/USE:  To describe the contractor’s participation, achievement, and resources expended in real time support of each Shuttle mission operations.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  As required with planned submittal within 10 working days of all Shuttle flight landings.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.12

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Describes the contractor’s participation, achievement, and resources expended in support of mission operations, as well as other applicable historical data.  A single summary report will be issued to cover all the mission operation support provided for each mission.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The Mission Operation Support Report shall contain the periods of support for launch, the actual launch and landing times, the Orbiter identifier and name, the mission objectives, major mission milestones and a statement outlining the mission support team activities during the mission.  The report shall list in order all subjects (i.e., CHITS, comments, etc.) that the mission support team was involved with during the flight.  A summary of the hardware and software health will be provided at the end of the report.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.12 -e

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  DR Analysis and Status Reports

7.	DESCRIPTION/USE:  To document an analysis recommendation for DR’s written against the Shuttle Primary Avionics Flight Software.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  Product shall be submitted weekly as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.12

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  For each DR being dispositioned, a complete analysis description containing:

- Technical details of the conditions and failures necessary to cause the problem

- Definition of the exact results and signature of the problem

- Detailed code analysis of the mechanism by which the software performs under the scenario conditions

- Description of all visible user effects

- Analysis of how the problem was missed in the inspection, review, development, and testing process

- Recommendations for closure of the DR and for process changes to avoid similar problems

When requested, a listing of all open DR’s by functional area.  This listing shall include systems affected, probable severity and dispositions.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:1.4.3.12-f

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  Flight Software Program Notes and Waivers Document - JSC 19320

7.	DESCRIPTION/USE: This publication documents program anomalies to the Primary Avionics Software System (PASS), the Backup Flight System (BFS), the General Purpose Computer (GPC), the Self-Test Program (STP), and the DEU Control Program (DCP) software.

8.	DISTRIBUTION:  As specified in current Program Notes and Waivers document -

JSC 19320

9.	INITIAL SUBMISSION: Two weeks prior to the first flight after contract start

10.	SUBMISSION FREQUENCY:  Updated for each Flight Software Operational Increment and addenda published prior to each Shuttle Flight

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.12

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: This document specifically explains currently known anomalies that have been approved by the Test and Operations (T&O) Board and the Shuttle Avionics Software Control Board (SASCB).

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS: This document shall consist (but is not all inclusive) of currently known 	anomalies that have been approved by the Test and Operations (T&O) Board and the 	Shuttle Avionics Software Control Board (SASCB).  The document shall include the 	following:

- Introduction

- Cross Reference Dictionary

- Program Notes

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE: Changes shall be incorporated as required by PCN’s or complete reissue

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.12 -g

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  Program Notes and Waivers

7.	DESCRIPTION/USE:  Used to update the PASS FSW Program Note and Waiver document to describe software operations.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.12

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  There are three types of Program Notes:

Operations Note – Describes an error discrepancy in a released version of the FSW and provides user level descriptions of the visible affects.

User Note – Describes the per requirements behavior of the FSW from a user visibility perspective.

Waiver – Documents a violation of FSW requirements.  A waiver on the requirement not met accompanies an Ops Note.  A waiver may be issued without a companion Ops Note.

13.2	APPLICABLE DOCUMENTS:  JSC 19320

13.3	CONTENTS:  Based on DR closure, the appropriate note and/or waiver is produced, containing a description of the problem, question, or idiosyncrasy along with an avoidance techniques or other User information.

The Program Notes and Waivers are delivered to the T&O Board as individual pages in the form approved by the T&O Board.  They will be published in a Program Notes and Waivers document after receiving Space Shuttle community concurrence through the T&O Board.

13.4	FORMAT:  8 ½ x 11 page size in electronic form using the T&O board defined note templates.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.12-h

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/2

6.	TITLE:  PASS Flight Software User’s Guide

7.	DESCRIPTION/USE:  This document provides the information necessary to operate and control the PASS FSW.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  As required with planned submittal at 2 months after CI for each OI system

11.	REMARKS:

12.	INTERRELATIONSHIP: 1.4.3.12

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Describes how the flight software is loaded into the flight computers, and how it is used.  Provides the procedural details of interfacing with the program inputs, display outputs, error conditions and messages, and recovery options.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document shall contain a compilation of information, procedures, and techniques necessary and useful for the users to interface with the PASS FSW.  Included shall be the following:

Introduction - This section will include general information about the User’s Guide (UG) such as the purpose, scope, applicable documents, and Flight Software (FSW) deliverables.

System - This section of the UG will provide general information about the Primary Avionics Software System (PASS).  It will include a description of the Mass Memory Unit, system initialization and overall operation.

CRT Displays - This UG section will give a description of the interactive user interface to the PASS.  It will describe the hardware used to provide this interface and explain the display interface hierarchy and priorities.  It will provide a description of the display format and define the generic fields.  The various type of displays and their hierarchy will be discusses and a drawing and description of each display available will be included.

Dedicated Displays - In this section of the UG, the definition of dedicated displays will be provided.  A description of the various displays will be included with a drawing where appropriate.  The meaning of the information presented and when it is valid will be delineated.

Switches - This section of the UG will provide a list of all switch functions which are required for the proper functioning of the PASS.  The list will be in tabular format and include information about the switch such as the name, type, where located, when valid, frequency of sensing, identifier, number of states and a definition.

Fault Annunciation and Messages - In this section of the UG, fault detection will be discussed.  The discussion will include types of faults and their classification.  A brief discussion of each class will be included.  A description of the format of each message that may be annunciated will be provided.

Ground/GPC Interfaces - This section will describe the communications between the vehicle and the ground control centers.  Included will be detailed discussions of the launch data bus interface, uplink capabilities and downlist of selected data from the vehicle.

Data Analysis - This section will provide information on the data and tools available to investigate and resolve issues that may arise while working with the PASS.

Appendices - The UG will contain various appendices as deemed necessary to support the main body of the document.  This will include cross reference listings, notes, information on tools and expanded message explanations.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.1.4-a, Information Management Plan, or per Contracting Officer approval

- MAINTENANCE:  Changes shall be incorporated as required by PCNs or complete reissue

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.:  1.4.3.12-i

2.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  Mass Memory Patch

7.	DESCRIPTION/USE:  The Mass Memory Patch is used to modify the Flight Software without altering the AP101 memory maps.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.10, 1.4.3.12

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Provides the means of delivering modifications of the flight software to an end user.  The development and delivery of the patch requires a NASA approved Flight Software CR or DR.

13.2	APPLICABLE DOCUMENTS:  JSC 08338

13.3	CONTENTS: The patch contents and format are defined in the MMU Integration Plan (MIP)- JSC 08338 (DRD 1.4.3.10-d)

13.4	FORMAT:  The patch format is controlled through the Memory Integration Plan (MIP), JSC document number JSC 08338.  The patch is delivered to NASA in an electronic dataset on the SDF or SPF.

MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-a

3.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

- TITLE:  Software Development Plan (SDP) for the Multifunction Electronic Display Subsystem (MEDS)

- DESCRIPTION/USE: To provide NASA with visibility into the software maintenance process.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION: 90 days after contract start.

10.	SUBMISSION FREQUENCY: Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: This document describes the overall plan for the maintenance of the MEDS software.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document shall contain:

- Scope

- Referenced Documents

- Software Development Plan

- Software Engineering

- Verification Testing

- Software Product Evaluations

- Software Configuration Management

- Other Software Development Functions

- Notes

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-b

3.	DATA TYPE: 3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  MEDS Software Quality Report

7.	DESCRIPTION/USE: To provide management and customer visibility into the status of the software quality for the MEDS software program.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION: As required.

10.	SUBMISSION FREQUENCY: Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative, with planned submittal semi-annually - no later than 21 days following close of reporting period.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: The Software Quality Report covers activities occurring during a period of six months (January through June and July through December).

13.2	APPLICABLE DOCUMENTS: none

13.3	CONTENTS: The report shall include:

a.	Part 1 - Summary of Software Quality Assurance (SQA) activities during the reporting period

These activities include:

- Software procedural and method enhancements

- Quality and configuration audits

- Product release verifications

- Program change control

- SQA quality metrics summary

b.	Part 2 - Summary of quality metrics for the reporting period. These metrics trend analysis charts with information on early detection percentages and process and product error rates for software increments.  Corrective actions to the software process are included for the post Test Readiness Review (TRR) and post Software Acceptance Review (SAR) product errors.  Previous reported corrective actions are tracked until closure.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-c

3.	DATA TYPE: 3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  Software Readiness Review (SRR) Briefing

7.	DESCRIPTION/USE:  To provide a description of the development and verification of the MEDS software to assure the customer that the software was developed per the requirements and is ready to support Shuttle missions.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION: As required.

10.	SUBMISSION FREQUENCY: Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative, with planned submittal approximately 1 month prior to flight.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: The MEDS SRR briefing describes the MEDS software activities since SAR and states that the software is ready to support the Shuttle mission.

13.2	APPLICABLE DOCUMENTS:  none

13.3	CONTENTS: This briefing package shall contain:

- Schedule

- Development activity

- Verification activity

- Notes and Waivers

- Open Items

- MEDS software tools

- Conclusion

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-d

3.	DATA TYPE: 3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  MEDS Software Change Authorization

7.	DESCRIPTION/USE: Products used to propose detailed changes to the MEDS Flight Software. Consists of:

- MEDS Flight Software Change Proposal (FCP), used to obtain preliminary customer concurrence for development of software change requests

- MEDS Software Change Request (SCR), used to propose changes to the MEDS flight software requirements

- MEDS Change Request (CR) Risk Assessment Analysis Report, used to assess the risk of changing the existing code to implement the requested change

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION: As required.

10.	SUBMISSION FREQUENCY: As required.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: Includes products required to authorize MEDS software requirements changes approved by the customer.

13.2	APPLICABLE DOCUMENTS: none

13.3	CONTENTS: Products used to propose detailed changes to the MEDS Flight Software. Consists of:

- MEDS Flight Software Change Proposal (FCP), used to obtain preliminary customer concurrence for development of software change requests

- MEDS Software Change Request (SCR), used to propose changes to the MEDS flight software requirements

- MEDS Change Request (CR) Risk Assessment Analysis Report, used to assess the risk of changing the existing code to implement the requested change

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE: None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-e

3.	DATA TYPE: 3						4.  DATE REVISED:

5.  PAGE:  1/1

- TITLE:  Hardware Dependent Software Segment Specification (HDSSS) for the Multifunction Electronic Display Subsystem (MEDS)

7.	DESCRIPTION/USE: To provide the functional requirements for the Hardware Dependent Software (HDS).

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative. Planned submittal should be scheduled approximately 14 days prior to the SAR.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: This document specifies functional software/firmware requirements for the HDS.  It also specifies the HDS interface requirements with the MEDS application software.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS: This document shall contain:

- Scope

- Applicable Documents

- Segment Requirements

- Quality Assurance Provisions

- Preparation for Delivery

- Notes

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-f

3.	DATA TYPE: 3 						4.  DATE REVISED:

5.  PAGE:  1/1

- TITLE:  General Purpose Computer (GPC)/Integrated Display Processor (IDP) Interface Control Document (ICD)

- DESCRIPTION/USE:  To describe the MEDS interface to the Space Shuttle GPC and the appropriate Orbiter panel switches and keyboards with the IDP to perform the Man-Machine Crew Interface function of the Space Shuttle Orbiter.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: This document addresses the interface requirements between the IDP and the GPC and delineated Orbiter panel switches and the Orbiter keyboard.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS: This document shall contain:

- Introduction

- Applicable Documents

- Requirements

- Acronyms and Abbreviations

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-j

3.	DATA TYPE: 3						4.  DATE REVISED:

5.  PAGE:  1/1

- TITLE:  Test Readiness Review (TRR) Briefing

7.	DESCRIPTION/USE: To provide a description of the development completeness and verification readiness of the MEDS software to assure the customer that the software was developed per the requirements and is ready for verification testing.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  As required.

10.	SUBMISSION FREQUENCY: Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative. Planned submittals should be scheduled approximately 1 day prior to the start of verification testing.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: The MEDS TRR briefing describes the development work completed, the verification work to be performed, and confirms that the software is ready for verification testing.

13.2	APPLICABLE DOCUMENTS: none

13.3	CONTENTS: This briefing package shall contain:

- Development activities

- Verification activities

- Open Items

- Conclusion

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-k

3.	DATA TYPE: 3						4.  DATE REVISED:

5.  PAGE:  1/1

- TITLE:  Software Requirements Specifications (SRS) for the Multifunction Electronic Display Subsystem (MEDS)

- DESCRIPTION/USE: To document the engineering requirements imposed on the software.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative. Planned submittals should be scheduled approximately 14 days prior to the SAR.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: These documents establish the requirements for the MEDS software.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS: This document shall contain:

- Scope

- Applicable Documents

- Engineering Requirements

- IDP Software

- IDP-BSL

- MDUF Software/UDI

- ADCF

- MTS

- Portable Loader Software

- Verification Requirements

- Preparation of Delivery

- Notes

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-l

3.	DATA TYPE: 3						4.  DATE REVISED:

5.  PAGE:  1/1

- TITLE: Interface Requirements/Design Document (IRDD) for the Multifunction                  Display Unit Function (MDUF) of the Multifunction Electronic Display Subsystem (MEDS)

- DESCRIPTION/USE: To establish the interface requirements and design for the Multifunction Display Unit Function (MDUF) which includes the MDUF software and MDUF firmware.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative. Planned submittals should be scheduled approximately 14 days prior to the MDUF SAR.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: This document establishes the interface requirements and design for the Multifunction Display Unit Function (MDUF) which includes the MDUF software and MDUF firmware.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS: This document shall contain:

- Scope

- Referenced Documents

- Interface Design

- Notes

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-m

3.	DATA TYPE: 3						4.  DATE REVISED:

5.  PAGE:  1/1

- TITLE: Interface Requirements Specification (IRS) for the Analog-to-Digital                  Converter (ADC) of the Multifunction Electronics Display Subsystem (MEDS)

7.	DESCRIPTION/USE: To define the interface requirements for the ADC firmware.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative. Planned submittals should be scheduled approximately 14 days prior to the ADC Firmware SAR.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: This specification provides the interface requirements for the ADC firmware.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document shall contain:

- Scope

- Applicable Documents

- Interface Specification

- Quality Assurance

- Preparation for Delivery

- Notes

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan, or per Contracting

Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-n

3.	DATA TYPE: 3 						4.  DATE REVISED:

5.  PAGE:  1/1

- TITLE: Interface Design Document (IDD) for the Analog-to-Digital Converter (ADC) of the Multifunction Electronic Display Subsystem (MEDS).

7.	DESCRIPTION/USE: To describe the interface design for the ADC firmware.

8.	DISTRIBUTION: Per Contracting Officer’s letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative. Planned submittals should be scheduled approximately 60 days after the ADC Firmware SAR.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: This document describes the interface design of the ADC firmware.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS: This document shall contain:

- Scope

- Applicable Documents

- Interface Design

- Notes

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan, or per Contracting         Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-o

3.	DATA TYPE: 3						4.  DATE REVISED:

5.  PAGE:  1/1

- TITLE:  Software Design Documents (SDD) for the Multifunction Electronic Display Subsystem (MEDS)

7.	DESCRIPTION/USE: To establish the software design of the MEDS software.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative. Planned submittals should be scheduled approximately 60 days after the SAR.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: These documents establish the software design of the MEDS software.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document shall contain:

- Scope

- Referenced Documents

- Preliminary Design

- Detailed Design

- IDP Software

- IDP-BSL

- MDUF Software/UDI

- ADCF

- MTS

- CSCI Data

- CSCI Data Files

- Requirements Traceability

- Notes

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-p

3.	DATA TYPE: 4						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  Software Programmers Manuals for the Multifunction Electronic Display Subsystem (MEDS)

7.	DESCRIPTION/USE: To aid in the modifying and testing of the MEDS software.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION: As requested.

10.	SUBMISSION FREQUENCY: Products shall be submitted as requested by the Contracting Officer’s Technical Representative (COTR), or designated representative.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: These documents describe the organization and techniques used to modify and test changes to the MEDS software.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS: This document shall contain:

- Scope

- Referenced Documents

- Software Programming Environment

- Programming Information

- IDP Software

- IDP-BSL

- MDUF Software/UDI

- ADCF

- Notes

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-q

3.	DATA TYPE: 4						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE: Software Development Files (SDF) for the Multifunction Electronic Display Subsystem (MEDS).

7.	DESCRIPTION/USE:

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION: As requested.

10.	SUBMISSION FREQUENCY: As requested.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS: This document shall contain:

- Design considerations and constraints

- IDP Software

- IDP-BSL

- MDUF Software/UDI

- ADCF

- Portable Loader Software

- Design documentation and data

- Schedule and status information

- Test requirements and responsibilities

- Test cases, procedures, and results

13.4	FORMAT:  Contractor format.

13.5	MAINTENANCE: Changes shall be incorporated informally as applicable.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-r

3.	DATA TYPE: 3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  MEDS Release Authorization Signature Sheet (RASS)

7.	DESCRIPTION/USE: The Release Authorization Signature Sheet (RASS) provides authorization for the MEDS flight software to be released.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION: As required.

10.	SUBMISSION FREQUENCY: As required for each MEDS flight software increment.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: The Release Authorization Signature Sheet (RASS) provides authorization for the MEDS flight software to be released. This sheet must be approved by the chairman of the SASCB prior to the software being released.

13.2	APPLICABLE DOCUMENTS: none

13.3 	CONTENTS: The RASS shall contain:

- Product identification

- Purpose and description

- List of facilities authorized to use the software

- Any restrictions place on the release

- Description of the products contained in the release

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE: None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-s

3.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

- TITLE:  Software Test Description (STD) for the Multifunction Electronic Display Subsystem (MEDS)

7.	DESCRIPTION/USE:  To establish the test cases and procedures to be used for verification of the MEDS software releases.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative, with baseline prior to the Test Readiness Review (TRR) and delivery no later than 2 weeks prior to the SAR.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: These documents establish the test cases and test procedures for the MEDS software which are necessary to perform Verification tests.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document shall contain:

- Scope

- Referenced Documents

- Verification Test Preparations

- Verification Test Descriptions

- IDP Software

- IDP-BSL

- MDUF Software/UDI

- ADCF

- Notes

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-t

3.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  Software Test Reports (STR) for the Multifunction Electronic Display Subsystem (MEDS)

- DESCRIPTION/USE: To provide documentation of the test results of the verification tests performed on the MEDS software.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.

- SUBMISSION FREQUENCY: Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative, with planned delivery no latter than one week prior to the SAR.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: This document provides a record of the verification tests performed on the MEDS software.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS: This document shall contain:

- Scope

- Referenced Documents

- Overview of Test Results

- Detailed Test Results

- IDP Software

- IDP-BSL

- MDUF Software/UDI

- ADCF

- Test Log

- Notes

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-u

3.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  MEDS Software Version Increment Deliverables

7.	DESCRIPTION/USE: To provide MEDS Flight Software and support tools utilized to fly and support Shuttle missions.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative, with planned delivery at the SAR.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: The MEDS Software Version Increment deliverables consist of the files necessary for the MEDS flight software and support tools as utilized to fly and support shuttle missions.

13.2	APPLICABLE DOCUMENTS: none

13.3	CONTENTS: The MEDS Software Version Increment deliverables include:

- MEDS flight software files

- IDP Software

- IDP-BSL

- MDUF Software

- MDU UDI

- ADCF

- MEDS support software files

- IDP Support Software

- MTS

- MTS Support Software

- MDUF FQT

- MOM

- AFTS

- Portable Loader Software

- Flight software documentation

- Support Tools documentation

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-v

3.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/2

- TITLE:  Version Description Documents for the Multifunction Electronic Display Subsystem (MEDS)

- DESCRIPTION/USE: To provide the configuration data required to support software delivery to using sites.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative, with planned submittal with each MEDS software deliverable.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: These documents describe the configuration status accounting that identifies the as-built configuration of the software.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS: This document shall contain:

- Scope:  identifies this document and its relationship to the system.

- Referenced Documents: identifies all documents referenced in this document.

- Version Description: describes the contents, revision, date, delivery instructions, media description, changes, and installation instructions.

- IDP Software

- IDP-BSL

- MDUF Software

- MDU UDI

- ADCF

- MTS

- MTS Support Software

- IDP Support Software

- MDUF FQT

- MOM

- AFTS

- Portable Loader Software

- Notes:  contains general information that aids in understanding this document, including a list of acronyms used within this document.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-w

3.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  Software Acceptance Review (SAR) Briefing

7.	DESCRIPTION/USE: To provide a description of the development and verification of the MEDS software to assure the customer that the software was developed per the requirements and is ready to support Shuttle missions.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION: As required.

10.	SUBMISSION FREQUENCY: Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative, with planned submittal at the SAR.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: The MEDS SAR briefing describes the development process, the verification process and results, and verification that the software is ready to support Shuttle missions.

13.2	APPLICABLE DOCUMENTS: none

13.3	CONTENTS: This briefing package shall cover:

- Schedule

- Notes and Waivers

- Verification

- Open Items

- Performance Metrics

- Quality Metrics

- MEDS software tools

- Conclusion

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-x

3.	DATA TYPE:  4						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE: User’s Manual for the Hardware Dependent Executive (HDX) Support Utilities of the Multifunction Electronic Display Subsystem (MEDS)

- DESCRIPTION/USE: To describe the user interface and execution of the HDX Support Utilities (HSU).

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION: As requested.

10.	SUBMISSION FREQUENCY: As requested.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: This document contains descriptions of the user interface and execution of the HSU in terms of its function, performance, and external interface capabilities.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS: This document shall contain:

- Introduction

- General Description

- Utility Descriptions

- Notes

- Index

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-y

3.	DATA TYPE: 4						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE: MDU Object Manipulator (MOM) User’s Guide

- DESCRIPTION/USE: To describe the user interface and execution of the MOM.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION: As requested.

10.	SUBMISSION FREQUENCY: Products shall be submitted as requested by the Contracting Officer’s Technical Representative (COTR), or designated representative.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: This document contains descriptions of the user interface, commands, and execution of the MOM in terms of its function, performance, and external interface capabilities.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS: This document shall contain descriptions of:

- Startup

- Keyboard Inputs

- Script Files

- Data Manipulation and Flow Control

- Graphics Commands

- General Notes on Graphics Templates

- MOM Editor

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.13-z

3.	DATA TYPE: 4						4.  DATE REVISED:

5.  PAGE:  1/1

- TITLE:  MEDS Software Standards and Procedures Manual (SSPM)

7.	DESCRIPTION/USE: To document MEDS tasks and duties, including procedures, checklists, and general information for all areas of the MEDS Project.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION: As requested.

10.	SUBMISSION FREQUENCY: Products shall be submitted as requested by the Contracting Officer’s Technical Representative (COTR), or designated representative.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: The SSPM contains standard and procedures used during the development of all Computer Software Configuration Items (CSCIs) developed.

13.2	APPLICABLE DOCUMENTS: none

13.3	CONTENTS: The SSPM contains procedures, checklists, forms, and general information used to develop CSCIs for the MEDS.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.14-a

3.	DATA TYPE: 3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE: MEDS Software Discrepancy Resolution Authorization

7.	DESCRIPTION/USE: Consists of:

- MEDS Software Discrepancy Report (DR), used to document MEDS software issues

- MEDS Software Discrepancy Report (DR) Management Form, used to provide the rationale for selecting the appropriate disposition on a DR.

- As required MEDS Waiver, used to describe anomalous behavior of the MEDS flight software that is in violation of the software requirements but will be flown anyway

- As required MEDS Note, used to describe anomalous idiosyncrasies of the MEDS flight software observable by the crew, by the ground flight controllers, or from the analysis of data dumped during a flight.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION: As required.

10.	SUBMISSION FREQUENCY: As required.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: Includes products used by the Shuttle Avionics Software Control Board (SASCB) to authorize discrepancy resolutions against the MEDS flight software and critical tools.

13.2	APPLICABLE DOCUMENTS: none.

13.3	CONTENTS:

- MEDS Software Discrepancy Report (DR)

- MEDS Software Discrepancy Report (DR) Management Form

- MEDS Waiver

- MEDS Note

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE: None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:							2.  DRD NO.: 1.4.3.14-b

3.	DATA TYPE:  3						4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  MEDS Software Interim Release Deliverables

7.	DESCRIPTION/USE: To formally release MEDS software developed to satisfy testing, training, and mission objectives in the laboratory environment.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY: As required.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: The MEDS Software Interim Release deliverables consist of the files necessary for the use of the interim release for testing, training, and mission objectives in the laboratory environment.

13.2	APPLICABLE DOCUMENTS: none

13.3	CONTENTS: The MEDS Software Interim Release deliverables include:

a) MEDS flight software files

- IDP Software

- MDUF Software

- Portable Loader Software

b) Version Description Document

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan or per Contracting Officer approval.

MAINTENANCE: None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:					2. 	DRD NO.: 1.4.3.15-a

3.	DATA TYPE: 3				4. 	PAGE REVISED:

5. 	PAGE: 1/2

- TITLE: PC-Decom Software Delivery Requirements

- DESCRIPTION/USE: Describes the expected deliveries and schedules for PC-Decom software deliverables.

- DISTRIBUTION: PER CONTRACTING OFFICER’S LETTER

- INITIAL SUBMISSION: Assumption of an ongoing requirement; no break in existing submission schedule.  Transfer of responsibility to take place 10/1/99.

- SUBMISSION FREQUENCY: Submission of products shall be divided into the following categories:

- System Releases: Release schedules will be specified in and approved by the POCCB.

- Configurables: First use of PC-Decom software following release of FSW Operational Increment as well as required by changes in downlist specifications after the OI is released.

- Support Program Releases: Release schedules will be specified in and approved by the POCCB.

- Customer Support: As required.

- REMARKS: N/A

- INTERRELATIONSHIP: N/A

- DATA PREPARATION INFORMATION:  N/A

- SCOPE: Covers all PC-Decom software development and maintenance

- APPLICABLE DOCUMENTS: Payload and General Support Computer

(PGSC) Interface Definition Document

Shuttle Data Integration Plan (DIP), JSC-18206,

Vol. III

# DRD Continuation Sheet

TITLE: PC-Decom Software Delivery Requirements	DRD NO.: 1.4.3.15-a

DATA TYPE: 3							PAGE: 2/2

- DATA/PROGRAM CONTENTS:

- System Releases: New versions of PC-Decom software delivery contents and delivery dates shall be approved at the POCCB.  Documentation delivered shall be consistent with expectations of Original Equipment Manufacturer (OEM) program deliveries.

- Configurables : Delivery contents and delivery dates shall coincide with requirements for use configurables on first PGSC training load.  Contents for this delivery shall only consist of data (no program code).

- Support Program Releases: New or re-released support program contents and delivery dates shall be approved at the POCCB.  Documentation delivered shall be consistent with expectations of Original Equipment Manufacturer (OEM) program deliveries.

- Customer Support: As required.

- FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-a, Information Management Plan, or per Contracting Officer approval.

- MAINTENANCE: As required to support discrepancies as documented by the POCCB.  Changes shall be incorporated as required by PCNs, POCCB, or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.3.16-a

3.	DATA TYPE:   2 	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:   Data Reconfiguration Deliverables

7.	DESCRIPTION/USE:  To reconfigure various Shuttle facilities and flight software for each mission.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  N/A

10.	SUBMISSION FREQUENCY:  As required for each flight

11.	REMARKS:  Data content for the reconfiguration database is controlled by Data Change Request (DCR's) approved by NASA.  Deliverable products are sent to external organizations for each mission.

12.	INTERRELATIONSHIP:  SOW 1.4.3.16

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:

13.2	APPLICABLE DOCUMENTS

NSTS-21000-A04	Standard Integration Plan Annex 4, Command and Data (C&D) Requirements

NSTS-10784	Space Shuttle Telemetered and Recorded Data Format Requirements

JSC-18206	Shuttle Data Integration Plan Volumes I and III

JSC-20201	Operational Shuttle Data Reconfiguration

JSC-22438	STS Calibration Handling Handbook

Vol I	Plans and Procedures

Vol II	Space Transportation Automated Reconfiguration System (STARS) Data Collection and Reconfiguration Procedures

Vol III	Measurement and Stimuli (MAST) Data Collection and Integration User's Guide

Vol IV	Mission Control Center (MCC) Automated Reconfiguration System (MARS) Data Collection and Integrated Procedures

13.3	CONTENTS: Three categories to be included:

a.	Payload requirements support (ref. NSTS-2100-A04) C&D annex and related payload products, i.e., payload dataset.

b.	Telemetry descriptor products (ref. JSC-18206) used to reconfigure ground telemetry equipment.

c.	Shuttle data products (ref. JSC-18206), Shuttle data tape, and Master Measurements list and other related special reports needed to reconfigure ground support and test facilities as well as postflight data reduction facilities.

All deliverable products must be accompanied with appropriate descriptions and release authorization as shown in the Operational Shuttle Data Reconfiguration Plan, JSC-20201.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required, by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.: 	ISSUE:  BASIC	2.	DRD NO.: 1.4.3.16-b

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Reconfiguration Tools Requirements Documents

7.	DESCRIPTION/USE:  Defines the requirements and specifications for the Reconfiguration Tools used to perform the Shuttle Reconfiguration processes.

8.		DISTRIBUTION:  Per Contracting Officer’s Letter

9.		INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.		SUBMISSION FREQUENCY: As required with approved changes.

11.		REMARKS:

12.		INTERRELATIONSHIP:  1.4.3.16

- DATA PREPARATION INFORMATION:

13.1		SCOPE:  The requirements documents and specifications for the Reconfiguration Tools used for the Shuttle Reconfiguration processes.

13.2		APPLICABLE DOCUMENTS: Support Requests (SRs) authorizing changes to these requirements.

- CONTENTS:  The following documents are included:

- STSOC-RQ-601082 Software Production Facility Operation Planning Document Vol. VII Book 2

- STSOC-RQ-601101 MAST II Level B/C Requirements

- SFOC-FL2058 Level-C Table Generator Requirements

- SFOC-FL2056   Level C FSR Report Requirements

- STSOC-SP-601814 Detailed Requirement Document for Annex Table Generator

- SFOC-FL0311 Level B/C Requirements: Orbiter Interface Unit Converter ISSA/SSP Data Conversion Process Volume 2

- SFOC-FL0312 Level B/C Requirements: Orbiter Interface Unit Converter ISSA/SSP Data Conversion Process Volume 1

13.4		FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5		MAINTENANCE: Changes shall be incorporated as required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.  DPD NO: 821		ISSUE:  BASIC 			2.  DRD NO:  1.4.3.17-a

3.  DATA TYPE: 2/3/4						4.  DATE REVISED:

5.  PAGE:  1/2

6.  	TITLE:  SAIL Product Handbook and Product Glossary

7.  	DESCRIPTION/USE:  To define the content and delivery requirements of each SAIL

test and documentation product.

8.  	DISTRIBUTION:  Per Contracting Officer’s letter

9.  	INITIAL SUBMISSION:  30 Days after Authority to Proceed (ATP)

10.  	SUBMISSION FREQUENCY:  Annual review with NASA and updates as agreed to

to keep documentation current with procedures, products, and customer list.

Products and deliverables will be in consonance with the existing schedules.

11.  	REMARKS:

12.  	INTERRELATIONSHIP:  SOW 1.4.3.17

13.  	DATA PREPARATION INFORMATION:

13.1  	SCOPE:  The SAIL Product Handbook  product glossary provides detailed product

definitions including use, types, government furnished data, and delivery

requirements for each SAIL product and deliverable

13.2  	APPLICABLE DOCUMENTS:

JSC 08663, Volume 1 	SAIL Project Plan

JSC 08663, Volume 2	SAIL Configuration Management Plan

JSC 08663, Volume 3 	SAIL Operations Management Plan

JSC 08663, Volume 4 	SAIL Safety, Reliability and Quality Assurance Support

Plan

JSC 0866D, Volume 5 	SAIL Integrated Logistics Support Plan

SOC-PN-001120B         	SAIL Five Year Plan

RSOC86-0130              	SAIL Flight Hardware/Software Mission Report

RSOC86-0123              	SAIL MMES Configuration Definition Document

SAIL Flight System/Laboratory Upgrade Requirements & Schedules

SAIL Test Schedules

SAIL Test Requests

SAIL  Process Flows

SAIL Technical and Metrics Review

SAIL Configuration Control Panel Minutes

SAIL Software/Math Model Requirements

SAIL Standard Operating Procedures

SAIL Technical Reports

SAIL Data Products

SAIL Accomplishments Data Base

SAIL Test Control Documentation

SAIL Test and Implementation Plans

SAIL Automated Information Systems Security Documents

DRD Continuation Sheet

TITLE: SAIL Product Handbook and Product Glossary	DRD NO.:  1.4.3.17-a

DATA TYPE:  2/3/4	PAGE:  2/2

13.3   CONTENTS:      The SAIL product handbook and glossary shall include the

functional areas of  SAIL flight system and laboratory, logistics at JSC SAIL, other

NASA field centers,  data/procedures/processes pertaining to use/operation and

upkeep/maintenance of laboratory elements and flight system hardware and

software, safety, reliability, etc.

DATA TYPE 2 deliverables shall include the following :

a.  The 5 NASA SAIL Management volumes -

Volume 1	SAIL Project Plan

Volume 2	SAIL Configuration Management Plan

Volume 3	SAIL Operations Management Plan

Volume 4	SAIL Safety, Reliability and Quality Assurance Support Plan

Volume 5	SAIL Integrated Logistics Support Plan

b. The SAIL Joint Test Schedule which identifies major milestones, events, and  schedules of the SAIL activities to support the Shuttle program.

c. The SAIL 5 Year Plan which defines the laboratory element upgrade plan for  replacement of worn/aged equipment replacements, new or upgraded equipment or capability developments, etc.

d.  The SAIL Mission Support Plan and the SAIL Flight Hardware/Software Mission Report.

e. The SAIL Test Requests

f.  SAIL Test and Implementation Plans

g.  SAIL Laboratory/Flight System Upgrade Requirements & Schedules

h.  SAIL Automatic Information Systems Security Documents

DATA TYPE 3 deliverables shall include the following :

a. SAIL Technical and Metric Reviews.

b. SAIL Software and Math Model Requirements

c. SAIL Standard Operating Procedures

d. SAIL Detail and 72 hour test schedules.

e. SAIL Accomplishments Data Base

DATA TYPE 4 deliverable shall include the following :

a. SAIL Process Flows

b. SAIL Technical Reports

c. SAIL Data Products

d. SAIL Configuration Control Panel Meeting Minutes

e. SAIL Test Control Documentation such as Test Preparation Sheets, Test and  Checkout Procedures,

Interim Discrepancy Reports, Discrepancy Reports, Test Constraints Reviews, etc.

13.4  	FORMAT:    Contractor format is acceptable

13.5  	MAINTENANCE: Changes shall be incorporated by page revision or total

resubmittal as applicable.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.4.9.1

3.	DATA TYPE: 3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Extravehicular Mobility Unit (EMU) Flight Data Book

7.	DESCRIPTION/USE:  To present the results of EMU testing used for mission support.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  First mission after contract award

10.	SUBMISSION FREQUENCY:  Each mission

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The EMU Flight Data Book contains the results of all preflight testing in support of each mission.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The EMU Flight Data Book shall contain:

a.	Flight hardware list:  includes as-built and as-designed configuration and list of serial numbers for all components (to the level of contract item number and/or reparable component serial number).

b.	PIA data for each PLSS:  If reduced pre-installation acceptance testing was performed, also include chamber run data.

c.	ETA chamber data (if not included above).

d.	V1103 data:  This section may be delivered as a supplement no later than Launch minus 2 days, if Launch minus 1 week time frame cannot be met.

e.	CCC information:  packing as well as consumable prediction rate based on conversion percentage and use rate.  Processing information:  Delta P and leak rate.

f.	Battery information:  charging as well as consumable prediction rate based on use rate.

g.	SOP servicing data:  data on regulator performance as well as transducer performance.

h.	SSA data inputs - For planned Extravehicular Activity (EVA) flights only:  brief sizing summary backup SEMU [LTA and other sized Contract End Items (CEI's) if flown] describing which CM the item is sized for and what is required to make it wearable by other EVA CM, where applicable.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.9.1-a

3.	DATA TYPE: 		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Drawings, Engineering and Associated Lists

7.	DESCRIPTION/USE:  To establish the requirements for the maintenance, revision, and/or preparation of all drawings and associated lists by a contractor.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Ongoing requirement

10.	SUBMISSION FREQUENCY:  Assumption of an on-going requirement; no break in existing submission schedule.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.9.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The contractor shall maintain a complete set of engineering drawings in accordance with MIL-D-1000 and MIL-STD-100, and as contractually required and specified herein for the end item(s) covered by this contract.  The Government shall furnish to the contractor at the start of the contract a set of drawings for all end items as they exist at that time.  Subsequent preparation, changes, and format shall be, as a minimum, as defined in the following paragraphs.

13.2	APPLICABLE DOCUMENTS:  MIL-STD-100, MIL-D-1000

13.3	CONTENTS:

- Drawing Revisions:  When the contractor determines revisions are required, the contractor shall immediately prepare an engineering change request describing the changes required.  Changes that effect form, fit, or function shall be forwarded to the procuring activity for approval.  If needed, in order to fully describe the change, a marked-up, non-reproducible drawing or sketch shall also be forwarded.  After approval, the contractor shall, when required, prepare any new or revised drawing that may be required or which results from engineering or manufacturing process changes.  This also applies to those changes that are not covered by Engineering Change Proposal (ECP) action.

Note

When revisions are not required, the contractor shall provide a certification that no deviations have been made from, or modifications made to, the engineering drawings furnished to the contractor.  If illustrated parts breakdown, technical manuals, or technical directives are changed to reflect changes that affect engineering drawings, the above paragraph applies.

- Drawing Preparation:  The contractor shall prepare original drawings as required to document minor design changes, replacement of obsolete parts, and/or additional flight and flight-type equipment which the contractor provides during the course of this contract.

- Drawing Number Assignment:  Each contractor drawing shall be assigned a number by the contractor or vendor.  A number once assigned shall never be reused for another assignment, but shall be canceled when no longer required.

- Application Information:  Application and next higher assembly information shall be specified on all drawings in an appropriate block near or adjacent to the title block.  Such information may, however, be recorded in list form.  When in list form, it shall be cross-referenced to the applicable drawing.  Top assembly drawings shall indicate “AS ALLOCATED” in the “NEXT ASSEMBLY.”

V.	The effectivity of drawings and associated lists for vehicle(s), stages, and other hardware shall be indicated as required.

- Standard Commercial Parts:  Parts not covered by Military Standards or Industrial Association Standards are used by the contractor exactly as procured from the supplier or manufacturer, drawings need not be prepared for these parts provided they are described on the assembly drawing in concise and sufficient detail to enable the Government to identify and procure from commercial sources.  When the end item is not described in accordance with this criteria, reference shall be made tot he end item, the supplier or manufacturer’s name, address, part number, and catalog number on the drawings, if the catalog defines the part in sufficient detail to enable the Government to identify and procure the end item.  If suitable catalog data are not available, or the manufacturer’s existent drawing does not comply with this requirement, a specification source control drawing shall be prepared for the end item.

- Interchangeability Marking:  Engineering drawings required to be furnished for component parts shall be marked to indicate the approved interchangeability or replaceability status.  The engineering drawings to be marked shall be those parts required by MIL-STD-100 to be listed in the interchangeability and replaceability working list (when contractually required).  New part numbers shall be assigned to identify parts of replaceability, or from replaceable to interchangeable.

- Original Drawings:  For any drawings revised/created by the contractor, the originals shall be furnished at the termination of the contract.

Packing the originals shall be Level “C” in accordance with specification MIL-D-1000.

None of the original drawings shall be folded and shall be shipped flat or rolled.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.4.9.1-b

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Food Contamination Control Plan

7.	DESCRIPTION/USE:  To define the program to be implemented for effective contamination control for the food production facility.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION: Assumption of an on-going requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  Updated as required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.9.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The contractor shall provide a document describing the overall approach for implementation of an effective contamination control program for the food and the food production facility.

13.2	APPLICABLE DOCUMENTS:  None

- CONTENTS:  The plan shall, as a minimum, specifically address control of contamination by micro organisms, dust, pests, rodents, chemicals, condensates, and other unsanitary sources as well as use of clean room facilities and clean work stations and cleanliness levels to be maintained.

The contractor shall maintain the plan as necessary to assure that it accurately reflects his approach to contamination control in the food and the food production facility.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE: Rev. 1		2.	DRD NO.:  1.4.9.1-c

3.	DATA TYPE:  1				4.	DATE REVISED: 12/99

5.         Page 1 of 1

6.	TITLE:  Flight Food Certification Documentation

7.	DESCRIPTION/USE:  To provide documentation supporting the

certification of flight food assemblies for each mission.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of an on-going requirement; no break

in existing submission schedule.

10.	SUBMISSION FREQUENCY: As required or upon NASA request

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.9.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The contractor shall maintain an acceptance data package

which shall show adherence of the food processes, procedures, and analyses

to required standards and specifications and provide the basis for

certification of the flight food assemblies for each mission.  This data shall be available to NASA upon request.

13.2	APPLICABLE DOCUMENTS:  528-48xxx.  This is a flight unique drawing which documents all food stowed for each mission.  A copy of this drawing shall be provided by the contractor to NASA as soon as it is available prior to the launch of each Shuttle mission.

13.3 	CONTENTS:  This documentation shall include as a minimum:  product

identification; lot number; food manufacturing specification; source; date

of manufacture; microbiological certification; organoleptic and other test

results required for specific foods; waivers, deviations and MRB actions;

and the mission-specific Food Installation Drawing prepared in accordance

with DRD 1.4.9.1-a.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change

page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  revision-a	2.	DRD NO.:  1.4.9.1-e

3.	DATA TYPE:  2	4.	DATE REVISED:  01/15/99

5.	PAGE:  1/1

6.	TITLE:  Government Certification Approval Request (GCAR)

7.	DESCRIPTION/USE:  To provide NASA JSC with cognizance of the elements of the contractor’s plan for hardware certification and to report the results of the system certification activity in order to assess the acceptability of the equipment design.

8.	DISTRIBUTION:  NASA/JSC SR&QA. Also, see instructions.

9.	INITIAL SUBMISSION:  As required.  Assumption of an on-going requirement; no break in existing submission schedule

10.	SUBMISSION FREQUENCY: Update as required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.9.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The GCAR along with attached documentation, provides the vehicle for NASA approval of hardware certification.  It also serves as the Certification Report or Qualification Test Report when a formal certification report is not submitted.  The completed form, with attached documentation, is submitted by the hardware/software provider to Safety Reliability and Quality Assurance (SR&QA) for review and approval.  All sections must be addressed.  All documents listed in the GCAR as verification of a requirement or specification must be attached to the GCAR.  The completed GCAR, with supporting data, is also referred to as the certification data package.

13..2	APPLICABLE DOCUMENTS:  See instructions, NSTS 5300.4 (1D-2), NSTS 07700 Vol. V.

- CONTENTS:  Instructions on contents and use of the GCAR can be found electronically at http://wwwsrqa.jsc.nasa.gov/gcars/instructions.htm.  Any questions or comments may be directed to the assigned NASA/JSC safety and mission assurance engineer.

13.4	FORMAT: JSC Form 1296, latest version.  An electronic copy of the GCAR must be submitted with the hard copy version.

13.5	MAINTENANCE: Update as required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.4.9.1-f

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Post Test Summary Report

7.	DESCRIPTION/USE:  To fully report results of testing and/or events of importance that involve the EMU, EVA support equipment, and launch/entry suit equipment (flight and training) a post test summary report shall be generated.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION: Assumption of an on-going requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  Updates  as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.9.1

13.	DATA PREPARATION INFORMATION:

13.1	APPLICABLE DOCUMENTS:  None

13.2	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

13.3	FORMAT:  Contractor format is acceptable.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.4.9.1-g

3.	DATA TYPE:  1	4.	DATE REVISED: 01/15/99

5.	PAGE:  1/3

6.	TITLE:  Problem Reporting and Corrective Action (PRACA)

7.	DESCRIPTION/USE:  To fully report problems (as described below) and describe their resolutions

8.	DISTRIBUTION:

Reports shall be sent to:		JSC PRACA Center

NASA/JSC NT52/Bldg 45

Houston, Texas  77058

email (preferred):		Send copy to both addresses:

terry.1.miller1@jsc.nasa.gov

k.s.ferguson1@jsc.nasa.gov

voice:		Primary		281-244-1941

Secondary	281-244-1935

facsimile mail:		Primary		281-244-2253

Secondary	281-244-1848

hours of operation:		8:00 a.m. - 4:30 p.m. Central, Monday thru Friday

9.	MAINTENANCE:  Update as required.

10.	INITIAL SUBMISSION: As required.  Assumption of an on-going requirement; no break in existing submission schedule.

11.	SUBMISSION FREQUENCY:  Updates as required.

12.	REMARKS:  Provide copies as requested.

13.	INTERRELATIONSHIP:  SOW 1.4.9.1

14.	DATA PREPARATION INFORMATION:

14.1	SCOPE:  PRACA reportable problems are defined as functional failures, overstress or potential overstress of hardware, unsatisfactory conditions, and unexplained anomalies which occur on flight products, flight-like products, or safety critical ground support equipment (GSE) during qualification testing and during or subsequent to acceptance testing.  GSE reporting is limited to GSE problems which could result in loss of personnel capability or loss of vehicle systems.

14.2	APPLICABLE DOCUMENTS:

a.  JSC 28035, “JSC Government-Furnished Equipment (GFE) Problem Reporting and Corrective Action (PRACA) Requirements” Latest Revision

14.3	CONTENTS:

- Initial notification/report shall occur within 24 hours after isolation to the Line Replaceable Unit (LRU)/Orbital Replacement Unit (ORU) level or lower and shall include the following data:

- A uniquely identifiable report number;

- The date the problem occurred if known, in unknown the date it was detected;

- The location at the time of occurrence/detection;

- The non-conforming LRU/ORU (top assembly) product identification:

- part name;

- part number;

- serial number, logistical control number, lot number, or version number (if applicable);

- manufacturer;

- manufacturer cage code (if known).

- The Shop Replacement Unit (SRU) (Subassembly) product identification (if known):

- part name;

- part number;

- serial number, logistical control number, lot number, or version number (if applicable);

- manufacturer

- manufacture cage code (if known).

- The Non-conforming article (NCA) (component, lowest traceable) product identification (if known):

- part name;

- part number;

- serial number, logistical control number, lot number, or version number (if applicable);

- manufacturer

- manufacture cage code (if known).

7.	The test or operation (code)* being performed at time of occurrence;

- The prevalent condition (code)* at time of occurrence;

- The failure mode (code)* experienced;

- Brief narrative description of nonconformance, including comparison of expected events with actual events (or results);

- A brief title;

- Technical point of contact name;

- Technical point of contact phone number;

- System/Subsystem(s) affected (if known);

- Logistics Control Number (Station only);

- Fracture Critical Indicator (Station only);

- Detected During - The specific test/procedure being conducted, or use of the nonconforming hardware at the time of problem occurrence;

- Material (code)* which indicates the material that failed (in known).

- The final resolution (close-out) shall include the following additional data:

- Resolution narrative which includes

- Corrective actions (Immediate, Interim, Remedial, Root Cause and Permanent) that has been established including reference to released documentation establishing this corrective action, or

- When not establishing corrective action to preclude recurrence of the problem 	provide a narrative explanation which documents the rationale.  This narrative shall 	also include the following:

(1.) Effects on mission, if nonconformance recurred, and recommended operational 			work around procedures;

- Methods of detecting the problem in-flight/on-orbit.  Indicate how the crew will be made aware of the problem or what automatic system detects or corrects the problem;

- When last test of product, prior to mission, is performed;

- Assurance that explanations using redundancy and/or alternate modes of operation as one of the elements do not negate each other;

- All end items and/or missions that may be affected by the problem;

- Previous history of nonconforming product;

- Problem report numbers related to the same problem;

- Clause (code)* which indicates what action caused the failure;

- Defect (code)* which indicates what defect caused the failure;

- Material (code)* which indicates the material that failed (if not reported at initiation)

- Recurrence control (code)* which indicates what action was taken as a result of the nonconformance;

- Indication as to whether or not the problem will cause a revision to a CIL;

- Related document identification (waiver number, CCB directive, etc.);

- Date of resolution.

- The non-conforming Shop Replaceable Unit (subassembly) product identification:

- part name;

- part number;

- serial number, logistical control number, lot number, or version number (if applicable);

- manufacturer

- manufacturer cage code.

- The non-conforming article (component, lowest traceable) product identification:

- part name;

- part number;

- serial number, logistical control number, lot number, or version number (if applicable);

- manufacturer

- manufacturer cage code

*Codes are per:

JSC 28035, Appendix B, PRACA Codes

14.4	FORMAT: JSC Form 2174, Failure Investigation Analysis Report, latest revision.

14.5	MAINTENANCE:  Update as required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.4.9.2

3.	DATA TYPE: 3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Equipment Inventory Report

7.	DESCRIPTION/USE:  To provide inventory oversight.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:

10.	SUBMISSION FREQUENCY:  Revisions as required

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Equipment Inventory Report provides visibility of the inventory of material, parts, subassemblies, and end items.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Equipment Inventory Report shall contain the status of Government-furnished property (GFP) to include the following:

a.	Flight status: quantity.

b.	Repair status: quantity from previous report (flight and training).

c.	Refurbish status: quantity from previous report (flight and training).

d.	Quantity of material, parts, subassemblies, and end items:

1.	On-hand.

2.	On order and projected order for next reporting period.

3.	Projected required for the total NSTS mission model.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.5.1.2

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Operations and Contamination Control Plan for Integrated Processing at KSC

7.	DESCRIPTION/USE:  To document the approach to Shuttle/Payload Integrated processing and contamination control at the Orbiter Processing Facilities (OPF's) and Launch Pads.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of an on-going requirement; no break in existing submission frequency

10.	SUBMISSION FREQUENCY:  Annual revisions, as required

11.	REMARKS:  NAS10-10900, DRL items 040 and 041

12.	INTERRELATIONSHIP:  SOW 1.5.1.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Operations and Contamination Control Plan for Integrated Processing at KSC develops and defines the contractor's approach to payload element processing during integration activities at the launch pad and the OPF, and to document contamination control processes and responsibilities at these sites.

13.2	APPLICABLE DOCUMENTS

K-STSM-14.2.1	KSC Cargo Facility Contamination Control Plan

KVT-PL-0024	PCR Payload Operations Plan

KSC-PL-0025	Shuttle Facility Contamination Control Implementation Plan

NSTS 08242	Space Shuttle Limitations for Non-Flight Materials and Equipment Used In

and Around the SSV

13.3	CONTENTS:   The contractor's approach and plan shall be consistent with the scope and content of the applicable documents.  The contractor is encouraged to minimize like documentation by consolidating like plans and documentation.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue (indicate revision level and date).

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.5.2.1

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  KSC Ground Launch Sequencer Configuration Plan

7.	DESCRIPTION/USE:  To define the Ground Launch Sequencer configuration for Launch Countdowns at KSC.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of an on-going requirement; no break in existing submission schedule

10.	SUBMISSION FREQUENCY:  Per mission basis

11.	REMARKS:  NAS10-10900, DRL item 32

12.	INTERRELATIONSHIP:  SOW 1.5.2.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This plan defines the approach for implementing and monitoring the approved Ground Launch Sequencer configuration.

13.2	APPLICABLE DOCUMENTS

NSTS 16007 	Launch Commit Criteria and Background

KLO-82-0071	GLS Configuration

13.3	CONTENTS:  This plan shall document an approach for implementing and monitoring the approved Ground Launch Sequencer configuration.  The scope and content of this plan shall contain as a minimum the KLO-82-0071/GLS Configuration plan.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE: Update 14 days prior to launch countdown Call-to-Station.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.5.2.3

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  KSC Launch Team Certification Plan

7.	DESCRIPTION/USE:  To document the training, qualification and certification process for the KSC Launch Control Team.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  First complete mission flow by contractor

10.	SUBMISSION FREQUENCY:  Annual revisions as required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.5.2.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The KSC Launch Team Certification Plan documents, at a minimum, the launch team certification process for Countdown Call-to-Stations through Launch or scrub turnaround safing.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The plan shall document a standardized approach for training the combined contractor/Government launch team for conducting launch operations, providing flight crew pad emergency egress training, and certifying that the contractor's engineers and operations managers are fully qualified for conducting a launch countdown. The plan shall encompass individual proficiency for each respective discipline as well as in the launch process itself.  Training plans shall include as a minimum launch countdown simulations, active participation in integrated testing activities, tanking simulations, detailed training on the operation and maintenance of flight hardware, software, and support equipment; and requirements, procedures, and related requirements and processes.

13.4	FORMAT:  Contractor format is acceptable with NASA approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change pages or complete revision.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.5.4.1

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Post Launch Operation Plan

7.	DESCRIPTION/USE:  To document processes, products and responsibilities for supporting landing and recovery operations at secondary and contingency landing sites.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of an on-going requirement; no break in existing submission schedule

10.	SUBMISSION FREQUENCY:  N/A

11.	REMARKS:  NAS10-10900, DRL items 030 and 044

12.	INTERRELATIONSHIP:  SOW 1.5.4.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Post Launch Operation Plan defines contractor's responsibilities and implementation procedures for off-site landings, convoy operations, and Orbiter salvage operations.

13.2	APPLICABLE DOCUMENTS

SFOC-GO0021	KSC Off-site Operations Plan

SFOC-GO0014	KSC  NSTS Salvage Plan

SFOC-GO0022	Convoy Operations Plan

13.3	CONTENTS:  The contractor shall develop and maintain (update) a plan that covers support for an Orbiter landing and recovery at secondary or contingency landing site, convoy operations and KSC support for Orbiter salvage operations.   These plans shall encompass the scope and content of the applicable KSC documents in 13.2.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 3	2.	DRD NO.:  1.5.5.2

3.	DATA TYPE:  2	4.	DATE REVISED: 12/02

5.	PAGE:  1/3

6.	TITLE:  Facility and Equipment Maintenance Plan and Supporting Data

7.	DESCRIPTION/USE:  To document the contractor's method of integrating the proper mix of preventive, predictive, programmed, and run-to-failure maintenance on facilities, systems and equipment, and software associated with hardware maintenance actions.  To document the required identification, schedules, budgets, and implementation methods for the above maintenance-related activities of facilities, systems, and equipment assigned to the contractor. This DRD has two parts, Facilities and Collateral Equipment Requirements (Part I) and Non-Collateral Equipment (Part II). Part I is applicable for all SFOC Facilities, facility systems and collateral equipment responsibilities. Part II is applicable to only Launch & Landing/Ground Ops. Non-collateral Equipment (Comm., GSE, LPS). The contractor shall provide a subset of content applicable for each location for all requirements in Part I (e.g., Ground Ops., SRB, Palmdale, Downey). The contractor shall provide content applicable for only Ground Ops. for all requirements in Part II.

8.	DISTRIBUTION:  Per Contracting Officer's letter.

9.	INITIAL SUBMISSION:   Plan  - 60 days after contract award.

10.	SUBMISSION FREQUENCY:

a.	Provide plan (updated or complete reissue) annually, each fiscal year; November 15.

b.  	Provide annual deliverables (Table 13-1) each fiscal year by November 15.

c.	Provide trend analysis  reports, 4 times a year; January 31, April 30, July 30 and November 15.

d.	Provide Projected BMAR Estimates, NRC Maintenance and Repair Estimates and Unconstrained NRC Maintenance and Repair Estimates for the fiscal year beginning two years from the commencement date of the current fiscal year; November 15.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.5.5.2, 1.4, 1.1.6.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: The Plan shall include the contractors' methodology of integrating and reporting condition assessments for facilities, systems and equipment within their associated maintenance programs, and their planning efforts in identifying and reducing the Backlog of Maintenance and Repair (BMAR).  The plan shall also address their method in implementing a proactive corrosion control program to insure facilities, systems, and equipment receive proper attention to insure they achieve or exceed their design life.

13.2	APPLICABLE DOCUMENTS:

NPG 8831.2	NASA Facilities Maintenance and Energy Management Handbook

13.3	CONTENTS:

Deliverables include metrics and reports listed in Table 13-1 below.

DRD CONTINUATION SHEET

TITLE:	Facility and Equipment Maintenance Plan and	DRD NO.: 1.5.5.2

Supporting Data

DATA TYPE:  2	PAGE:  2/3

13.	DATA PREPARATION INFORMATION (CONTINUED):

- CONTENTS (CONTINUED):

Table 13-1:

|  | Deliverable | PART I (SFOC Wide) Facilities & Collateral Equip. | PART II (Ground Ops. only) Non-collateral Equipment |
| --- | --- | --- | --- |
| a. | AVAILABILITY: Reported as a percentage by system and facility. Applicability of this metric to each system or piece of equipment shall be partnered with each site’s applicable Government counterpart. | Quarterly | Quarterly |
| b. | BMAR: Backlog of Maintenance and Repair (BMAR) reported in dollars and broken into three categories: Facilities, GSE, and COMM/LPS. | Annual | Annual |
| c. | AWP: Annual Work Plan (AWP) consisting of a list of maintenance activity for each facility and system for the year. | Annual | Annual |
| d. | BUDGET: Maintenance funding planned for the next fiscal year (Initial Operating Plan for M&R),,in accordance with approved WBS structure, with a breakdown of Preventative Maintenance, Corrective Maintenance (including Trouble Calls), Programmed Maintenance and PT&I. (Ground Ops. track Trouble Calls as a separate category.) | Annual | Annual |
| e. | CONDITION ASSESSMENT: Aggregate condition assessment code data: one chart depicting aggregate facility data, and another presenting aggregate non-facility data. Applicability of condition assessment to individual pieces of equipment to be partnered with the Government. | Annual | Annual |
| f. | CONDITION ASSESSMENT BACKLOG: Aggregate proportion of Condition Assessments overdue. | Quarterly | Quarterly |
| g. | CORRECTIVE ACTIONS: A report identifying corrective actions associated with any maintenance metric whose indicators are below expectations. | Quarterly | Quarterly |
| h. | CORROSION CONTROL: A status report addressing corrosion issues by facility and equipment. Report indicates repair costs, activity, backlog, and scheduled corrective action dates. This requirement shall be partnered with each site’s applicable Government counterpart. | Annual |  |
| i. j. | PM/CM RATIO: Ratio of PM cost to CM. CM/Total Maintenance: Ratio of CM to Total Maintenance (Cost by facility/system for Ground Ops. only.) | Quarterly Quarterly | Quarterly Quarterly |
| k. | Annual M&R Funding w/o CoF: Operating Plan for current year. | Annual |  |
| l.. | UNCONSTRAINED M&R w/o CoF: Total requirement for current year. | Annual |  |
| m. | PM PERFORMANCE: Ratio of performed PM tasks to scheduled PM tasks. | Monthly (provided in PMS) | Monthly (provided in PMS) |

DRD CONTINUATION SHEET

TITLE:	Facility and Equipment Maintenance Plan and	DRD NO.: 1.5.5.2

Supporting Data

DATA TYPE:  2	PAGE:  3/3

13.	DATA PREPARATION INFORMATION (CONTINUED):

13.3	CONTENTS (CONTINUED):

Table 13-1 (Continued):

|  | Deliverable | PART I (SFOC Wide) Facilities & Collateral Equip. | PART II (Ground Ops. only) Non-collateral Equipment |
| --- | --- | --- | --- |
| n. | PLAN vs. ACTUAL COSTS: Cost variance (dollar and percentage) in accordance with approved WBS structure and maintenance type ( Preventative Maintenance, Corrective Maintenance (including Trouble Calls), Programmed Maintenance and PT&I.) (Ground Ops. track Trouble Calls as a separate category.) | Annual | Annual |
| o. | COST TREND REPORT: Maintenance expenditure trends report by in accordance with approved WBS structure and maintenance type (Preventative Maintenance, Corrective Maintenance, Programmed Maintenance and PT&I.) | Annual | Annual |
| p. | RCM PROGRESS: Percentage of systems analyzed using Reliability Centered Maintenance (RCM) methodology. Metric will be discontinued once all systems are analyzed. | Annual |  |
| q. | RCM-INDUCED CHANGES: Percentage of maintenance tasks changed as a result of RCM analysis. Metric will be discontinued once all systems are analyzed. | Annual |  |
| r. | PT&I Finds | Annual |  |
| s. | Cost of Scheduled Work: Cost of scheduled work consisting of PM, PT&I, PGM, ROI and PT&I finds repair costs.) | Annual |  |

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC 	2.	DRD NO.:  1.5.5.3

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Notification of Modifications to KSC Configured Systems and Equipment Report

7.	DESCRIPTION/USE:  To notify the Government of contractor planned and/or initiated modifications to KSC configured systems, facilities, and equipment, including hardware, software, and operating procedures.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of an on-going requirement; no break in existing submission schedule

10.	SUBMISSION FREQUENCY:  Within 7 days of project/change approval by the contractor, but in all cases prior to implementation.

11.	REMARKS:  NAS10-10900, DRL item 024

12.	INTERRELATIONSHIP:  SOW 1.5.5.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: This report provides notification to the Government of modifications to KSC configured systems, facilities, and equipment.

13.2	APPLICABLE DOCUMENTS

KSC Drawing 79K09579, Rev. R, identifies the configured systems and equipment.

13.3	CONTENTS:  This report shall describe the modification of the hardware, software, and/or operating procedures for the configured systems and equipment, and provide the justification for making the change.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  As required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.5.5.4.3-a

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Training/Certification Plan and Schedule Report

7.	DESCRIPTION/USE:  To describe the contractor's method for training and certifying contractor and non-contractor personnel, and the procedures for getting training.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Assumption of an on-going requirement; no break in existing submission 	schedule

10.	SUBMISSION FREQUENCY:  MONTHLY

11.	REMARKS:  NAS10-10900, DRL item 031

12.	INTERRELATIONSHIP:  SOW 1.5.5.4.3;   DRD 1.4-c

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This plan and report shall apply only to technical training related to flight hardware and associated GSE.

13.2	APPLICABLE DOCUMENTS

NHB 5300.4 (ID-2), 		Safety, Reliability, Maintainability and Quality

paragraph ID500.7		Provisions for the Space Shuttle Program

13.3	CONTENTS:

a.	The plan shall include:

1.	Description of the contractor certification program including a list of certifications.

2.	Training requirements to meet each of those certifications.

3.	Procedure that establishes the individual's certification.

4.	How certification records will be maintained.

5.	Procedures by which NASA and other contractor personnel may obtain training.

b.	The contractor shall periodically publish a training schedule.

c.	The contractor shall report on any ground or flight processing incidents that were due to lack of training or certification.  Corrective action shall be reported.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.6.1.1

3.	DATA TYPE:  2	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Annex 7 (Training) - Payload Integration Plan

7.	DESCRIPTION/USE:  Agreement with Space Shuttle Program (SSP) Program Office and payload customer which includes training responsibilities and requirements for flight controllers and flight crew.

8.	DISTRIBUTION:  Per Space Shuttle Program Office procedures

9.	INITIAL SUBMISSION:  First Cargo Integration Review after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY: Submitted per payload, per flight, to support the Cargo Integration Review if required by the Payload Integration Plan (PIP) as negotiated between the payload customer and the Annex 7 Book Manager.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.1.1, 1.6.1.2, 1.6.1.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Annex 7 (Training) - Payload Integration Plan defines facility requirements and lesson responsibilities of payload-specific training for SSP mission controllers and flight crew.

13.2	APPLICABLE DOCUMENTS

NSTS 07700, Vol. 4	SSP Configuration Management Requirements and Customer and Flight Integration Configuration Management Work Instructions

NSTS-2100-A07	Training Annex Data Requirements Payload Integration Plan (Blank Book)

13.3	CONTENTS:  In accordance with NSTS-2100-A07, Annex 7 shall contain specifications and agreements of Space Transportation System (STS) crew training requirements (skills, training facilities, training duration and schedule), Integrated Training Facility (ITF) model requirements, integrated Mission Control Center (MCC)/Operations Support Center (OSC) training requirements, integration simulation requirements, and schedules.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per Training Annex Data Requirements Blank Book.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.6.1.1.1

3.	DATA TYPE:  4	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Flight Operations Training Records

7.	DESCRIPTION/USE:  Records of as-performed training for purposes of Flight Crew and flight controller certification.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Upon request

10.	SUBMISSION FREQUENCY:  As requested

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.1.1.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Records required to demonstrate position unique certification and certification of flight readiness for Flight Crews, flight controllers, and any contractor supplied services that require certification.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  Contractor shall input training records when lessons are complete and record all significant student, lesson, integrated training objectives, and facility data.  Include student name, lesson, date, time, facility, time facility unavailable for training, and whether or not lesson was successfully accomplished.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Records and data accessible within 10 days after completion of lesson.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.6.1.1.2-a

3.	DATA TYPE:  2	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Training Development and Support Plan (TDSP) JSC 36049

7.	DESCRIPTION/USE:  To document processes that are utilized for curriculum and lesson development.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after contract award

10.	SUBMISSION FREQUENCY:  Annually

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.1.1.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Training Development Support Plan (JSC 36049) defines curriculum (training flow) and lesson development processes that will be used to develop Shuttle and Station lessons as defined in crew training catalogs and flight controller/instructor certification guides.

13.2	APPLICABLE DOCUMENTS

DT510	Space Flight Training Division Document Standards

DT511	Technical Writing Training Manual

13.3	CONTENTS:  The Training Development and Support Plan will document curriculum and lesson development processes.  Processes will be differentiated as a function of lesson delivery media.  The Training Development and Support Plan shall document lesson plan formats.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.6.1.1.2-b

3.	DATA TYPE:  4	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Curriculum, Lesson, and Instructor Feedback

7.	DESCRIPTION/USE:  To document quality of Space Shuttle (SS) and International Space Station (ISS) flight operations curriculum and lessons.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Upon request

10.	SUBMISSION FREQUENCY: Be available to support all Process Integrity Reviews

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.1.1.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Curriculum and lesson feedback data shall document appraisals of flight operations training as delivered for SS and ISS flight crews and mission controllers.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  Collect and maintain student feedback data on lesson quality and performance.

a.	Lesson data collected should appraise:  lesson effectiveness, lesson efficiency, how lesson fits into curriculum.

b.	Instructor performance data collected should appraise:  lesson delivery, instructor readiness, technical competence.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Records and data accessible within 10 days after completion of lesson.  A process will be set up by the contractor to sort and store these records that meets contractor and NASA needs.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.6.1.1.4

3.	DATA TYPE:  2/3/4	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Instructor Certification Guides and Training Plan

7.	DESCRIPTION/USE:  To define process to certify flight operations instructors for Shuttle and Station.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Upon request

10.	SUBMISSION FREQUENCY:

Certification Guide for each instructor certifiable position:  annually, if required  (Type 3 for CAF; Type 2 for GAF)

Instructor Training Plan and certification records:  as requested  (Type 4)

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.1.1.4

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Instructor Certification and Training Plan shall identify how the instructor will demonstrate qualification for all formal flight operations training lessons.

13.2	APPLICABLE DOCUMENTS

JSC 36049	Training Development and Support Plan

DG6-90-14	MOD Spaceflight Personnel Certification Plan  (GAF personnel)

13.3	CONTENTS:  The Instructor Certification Guides shall include a description of curriculum, lesson descriptions, training objectives, and final certification criteria.  The Training Plan shall identify instructor assignments to training teams and one year SMS, SCA, and SSTF team assignment plans.  The contractor shall maintain certification documentation for all instructors.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE: Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.6.1.2-a

3.	DATA TYPE:  2/3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Mission Controller Certification Guides

7.	DESCRIPTION/USE:  Certification curriculum and requirements for SSP and ISSP NASA Civil Service mission controller certifiable positions and for contractor-provided certifiable positions.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Annually, or on a flight-specific basis if special training requirements are identified

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.1.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The document covers mission controller certification and lesson as required by the MOD Resident Office.  Positions will be jointly agreed to by responsible MOD Resident Office and SFOC Flight Operations organization.  Government accountable positions will be specified in the annual Government Accountable Function Directive (GAFD).  The contractor develops certification and lessons based on NASA Flight Control task requirements.  ISSP mission controller certification and lesson requirements will be transitioned to the contractor when they mature and stabilize.

13.2	APPLICABLE DOCUMENTS

JSC 36049	Training Development and Support Plan

STSOC-PN-001172A	Training Guide Development Operating Plan

13.3	CONTENTS:  The contractor shall submit a description of curriculum, lesson descriptions, and final certification criteria.  The document shall contain the following:

a.	Reference to the required training material including manuals, workbooks, texts, videos, computer based training lessons, briefings, tours, and any other material required for certification.

b.	Requirements for simulation support, and on-the-job training needed for certification.

c.	Descriptions for tasks which must be demonstrated by trainees prior to certification.

d.	Training flows including any prerequisite training certification.

e.	Statement of certification forms.

f.	Requirements for maintenance of training proficiency.

The Contractor shall document flight and mission controller training objectives.  The document shall contain Performance Objectives required for Certification.  The Objectives shall be categorized by discipline and according to Integrated and Standalone Training.

NASA directed positions are Data Type 2; contractor provided positions are Data Type 3.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.6.1.2-b

3.	DATA TYPE:  4	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Mission Controller Lessons and Scripts

7.	DESCRIPTION/USE:  Lessons required for certification of flight controllers and for preparations of flight control team.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Upon request

10.	SUBMISSION FREQUENCY: Upon request

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.1.2; DRD 1.6.1.2-a, Mission Controller Certification Guides

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Lessons defined in blue books or certification guides and integrated simulation scripts that are required to certify flight controllers and prepare flight control teams for each mission.

13.2	APPLICABLE DOCUMENTS

JSC 36013	Instructional Development Process

JSC 36049	Training Development and Support Plan

13.3	CONTENTS:  Lessons shall be developed based on Mission Controller Certification Guides (DRD 1.6.1.2-a) requirements.  Produce lessons in accordance with Training Development and Support Plan Standards.  Lessons must fulfill performance objectives defined in lesson plan as identified in specified blue book or certification guide.

Integrated simulation scripts shall be based on NASA flight-specific or generic integrated simulation requirements and flight controller objective requirements as provided in the Shuttle Mission Simulator (SMS), Simulation Control Area (SCA), and Space Station Training Facility environment.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.6.1.3-a

3.	DATA TYPE:  2	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Crew Training Catalogs [Shuttle Crew Training Catalog (SFOC-FL0258), Station Crew Training Catalog (JSC 36301)]

7.	DESCRIPTION/USE:  Curriculum and training requirements for Space Shuttle (SS) and International Space Station (ISS) Flight Crews.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Annually for the Shuttle Crew Training Catalog; semi-annually for the          Station Crew Training Catalog

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.1.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The guide shall cover crew training curricula.  The contractor will work with SS and ISS Flight Crews to identify and implement changes to curriculum or lessons based on Flight Crew in-flight task requirements.

13.2	APPLICABLE DOCUMENTS

JSC 36049	Training Development and Support Plan

13.3	CONTENTS:  The contractor shall divide the catalogs into sections covering training for systems, operations, and integrated simulations. Each section shall include a course introduction, a lesson sequence flow chart, a training requirements table showing the hours and crew positions to be trained, a summary of crew and facility hours, and a description of each individual lesson (including duration, media, training objectives, prerequisites, etc.).  Content will be based on agreement with customer.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.6.1.3-b

3.	DATA TYPE:  3/4	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Crew Training Lessons and Scripts

7.	DESCRIPTION/USE:  Lessons required training Space Shuttle Program (SSP) and International Space Station (ISS) Flight Crews.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Upon request

10.	SUBMISSION FREQUENCY:  As requested

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.1.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document covers lessons and other documents that are required to train and prepare astronauts and astronaut flight crews for each mission.  Development of lessons will be based on the Training Development and Support Plan and Crew Training Catalog requirements.

13.2	APPLICABLE DOCUMENTS

SFOC-FL0258	Shuttle Crew Training Catalog

JSC-36301	Station Crew Training Catalog

JSC 36049	Training Development and Support Plan

13.3	CONTENTS:  The contractor shall produce lessons in accordance with Training Development and Support Plan Standards.  Lessons must fulfill performance objectives defined in the crew training catalog or certification guide.  (Data Type 4)

The contractor shall maintain Shuttle Crew Operations Manual.  INITIAL SUBMISSION:  contract ATP plus six months; submission frequency:  once per Flight Software Operational Increment.  (Data Type 3)

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.6.1.3-c

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Flight or Increment Specific Crew Training Plan

7.	DESCRIPTION/USE:  To define a plan to train Flight Crews for each flight.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  N/A

10.	SUBMISSION FREQUENCY:  Once per flight at “DT SCHEDULED START” minus 1 week

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.1.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Contains all flight or increment specific crew training requirements that will prepare Space Shuttle program (SSP) and International Space Station (ISS) Flight Crews to accomplish required in-flight tasks.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The document shall provide a beginning-to-launch training plan that includes all lesson requirements, broken into weekly requirements.  This document shall identify the flight-specific or increment-specific crew training plan.  The plan will be developed based on the Crew Training Catalog and NASA flight or increment-specific requirements.  The plan will include projected weekly metrics of training hours for each crew member of:  total training hours, time in each facility (or facility group), and projected weekly average.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.6.1.3-d

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Astronaut Candidate Training Plan

7.	DESCRIPTION/USE: Defines plan to train Astronaut candidates.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days before first astronaut class start after ATP.

10.	SUBMISSION FREQUENCY:  30 days before each astronaut class start.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.1.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: Contains all technical and other identified training requirements that will prepare SSP and ISS Astronauts for assignment to flight crews.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS: The document shall provide a start-to-finish training plan that includes all lesson requirements, broken into weekly requirements.  This document shall identify the Astronaut Candidate Training plan.  The plan will be developed based on the Crew Training Catalog and NASA flight or increment-specific requirements.  The plan will include weekly schedule for the Astronaut Candidate class including :  total training hours each week and time in each facility (or facility group) for each week.

13.4	FORMAT:  Contractor format acceptable with Astronaut Office concurrence.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.6.2.1.1

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Rules Publication

7.	DESCRIPTION/USE:  Flight rules publication and change processing to support flight preparation and flight execution.  Documentation for Flight Rules Control Board.  Flight Technique Technical Forums, Joint Operations Panels, Mission Management Team, and other related technical flight rules forums.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Products and deliverables will be in consonance with the existing schedules.

10.	SUBMISSION FREQUENCY:

a.	All-Flight Rules and Flight Specific Rules - Submit All-Flight Rules per periodic update schedule.  Submit Flight Specific Flight Rules per flight specific schedules.

b.	Documentation for Flight Rules - Submit per Flight Rules Control Board schedule.

c.	Documentation for Flight Techniques - Submit per Flight Techniques Panel schedules.

d.	Documentation for JOP and other required forums - Submit per JOP schedules.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.1.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:

13.2	APPLICABLE DOCUMENTS

Flight Requirements Document

13.3	CONTENTS:  All Flight and Flight Specific Flight Rules publication and change processing, documentation for Flight Rules Control Board, Flight Technique Technical Forums, Joint Operations Panels, Mission Management Team, and other related technical flight rules forums.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  All-Flight Rules and Flight Specific Rules:   Changes should be incorporated as required by page change or complete revision and/or electronically via the baseline MOD operations electronic documentation system for distribution within and external to the MCC.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.6.2.1.2

3.	DATA TYPE:  2	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Operations Documentation Product Handbook and Product Glossary

7.	DESCRIPTION/USE:  To define the content and delivery requirements of each operations documentation product, provide documented procedures required for each operations documentation product, and provide consistent product standards.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Annual review with NASA and updates as agreed to keep documentation current with procedures, products, and delivery requirements.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.1.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Operations Documentation Product Handbook provides the procedures, development process/product flows, dependencies, and levels of quality assurance used in the development of operations products.  The associated Operations Documentation Product Glossary provides detailed product definitions and delivery requirements for each operations product.

13.2	APPLICABLE DOCUMENTS:  Flight Requirements Document

13.3	CONTENTS:  The Operations Documentation Product Handbook and Product Glossary shall include the functional areas of operations documentation (typical list described):

a.	General - Flight Control Operations Handbook.

b.	Flight Control Operations Documentation.

1.	Console Documentation.

2.	Standardized Console Procedures, Software Users Guides, Program-wide Shuttle System Schematics.

c.	Flight Design Operations Documentation.

1.	Console Documentation.

2.	Console Handbook.

d.	Flight operations technical library services support.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:   Changes shall be incorporated as required by change page to keep documentation current with procedures, products and customer lists.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.6.2.1.3-a

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Data File (FDF)/Operations Data File (ODF) Product Handbook and Glossary

7.	DESCRIPTION/USE:  To define the content and delivery requirements of each FDF/ODF, provide documented procedures required for delivery of each product, and provide consistent product standards.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  ATP plus 30 days.

10.	SUBMISSION FREQUENCY: Annual review with NASA and updates as agreed to maintain documentation consistency with procedures, products, and delivery requirements.

11.	REMARKS:  Some terminology used in the DRD for ODF and ODF associated data is being developed and is  based on the FDF counterpart to convey the nature of the data required.

12.	INTERRELATIONSHIP:  SOW 1.6.2.1.3 and 1.6.2.1.3-c

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The FDF/ODF product handbook provides the procedures, development process/product flows, dependencies, and quality assurance requirements used in the development of FDF/ODF products.  The associated glossary provides detailed product definitions and delivery requirements for each FDF/ODF product.

13.2	APPLICABLE DOCUMENTS

Flight Requirements Document

13.3	CONTENTS: The FDF/ODF Handbook and product glossary shall include, but not be limited to, the functional areas of FDF/ODF documentation as described below:

a.	FDF/ODF documentation - Procedures and related data for the activities specified in the generic FDF/ODF Definition documents and the flight-specific FDF/ODF Structure Sheets.  The FDF contains primarily crew procedures while the ODF includes both crew and ground executable procedures where the latter effects onboard systems action.

b.	FDF/ODF Flight Set - Flight and flight-like sets will consist of flight quality copies of the above procedures in book or electronic file format as appropriate.  Additionally, the flight set will contain quantities and related FDF/ODF  aids, e.g., cue cards, overlays, flipbooks, maps, floppy disks,  tethers, post-it-notes, cuff checklists, etc., as specified in the flight/increment specific manifest.

c.	Associated documentation - Source data, rationale and as-flown configuration information relating to the FDF/ODF, e.g., vehicle and payload operations data, Flight Procedures Handbooks, PV/DSI records, configuration records, etc.

d.	Specification standards and process documentation:  Flight materials and process configuration management plans, CPCB/SODF CB support plans, and FDF/ODF configuration status for simulations and flight production process plans.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes to paper documents will be incorporated as required by complete revisions or page change notices to keep documentation consistent with procedures, products, and customer lists.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.6.2.1.3-c

3.	DATA TYPE:  2/2	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Portable Onboard Computer (POC)  Software Loads Product Handbook and Glossary

7.	DESCRIPTION/USE:  To define the content and delivery requirements of each POC product, provide documented procedures required for each POC product, and provide consistent product standards.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Annual review with NASA and updates as agreed to keep documentation current with procedures, products, and delivery requirements.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.1.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The POC Handbook provides the procedures, development process/product flows, dependencies, and levels of quality assurance used in the development of POC products.  The associated POC Product Glossary provides detailed product definitions and delivery requirements for each POC product.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The POC Product Handbook and Glossary shall include the functional areas of new POC applications software, existing POC application maintenance and associated training.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page to keep documentation current with procedures, products and customer lists.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.6.2.2.2-b

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Flight Design and Dynamics Training and Certification Management Plan

7.	DESCRIPTION/USE:  To provide insight into the flight design training and certification process used for the flight design team.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  10 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Updates as required to provide consistency with DRD 1.6.2.2.2-c, Flight Design Handbook and Product Glossary

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.2.2; DRD 1.6.2.2.2-c

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document shall specify the curriculum and certification process at the flight design functional and discipline level as described in SOW 1.6.2.2.2 (ascent, orbit, descent, navigation, and flight integration).

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  To be defined by contractor based upon the scope of this document.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue to provide consistency with DRD 1.6.2.2.2-c.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.6.2.2.2-c

3.	DATA TYPE: 3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Flight Design Handbook and Product Glossary

7.	DESCRIPTION/USE:  To define the content of each flight design product, provide documented procedures required for each flight design product, and provide consistent product standards.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  10 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Updates as contractor requires to keep documentation current with procedures, products and customer lists

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.2.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Flight Design Handbook and Product Glossary provide the procedures, detailed product definitions including product development process flows, input data, procedural process, output data, levels of quality assurance, and complete product customer listings for each flight design product.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Flight Design Handbook and Product Glossary shall include:

a.	Procedures for all flight design processes.

b.	Flight design product glossary.

c.	Flight design product definition including requirements, input/output data, quality assurance levels and quality assurance process.

d.	Process/product flows and dependencies.

Products shall include the functional areas of:  ascent, orbit (including rendezvous and proximity operations), descent, navigation (ground and onboard), flight integration, and post-flight reconstruction.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Update by change page as required to keep documentation current with procedures,  products and customer lists.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.6.2.2.3-a

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Standards for Flight Design and Dynamics Software

7.	DESCRIPTION/USE: To define the maintenance and development standards for all flight design software maintained by the contractor.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:   10 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  As updates required to standards

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.2.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document provides standards for all flight design software maintained by the contractor.  This includes analysis, production, real time support and other application and database software used in flight design, flight preparation, flight execution, and post-flight reconstruction.  Standards shall  be provided for new software development and modifications to existing software.

13.2	APPLICABLE DOCUMENTS

IRD-SE-1527T 	Flight Design and Dynamics Software Management Plan

JSC-27029 	Software Management Plan for Mission Control Center Applications

13.3	CONTENTS:  Standards shall include required documentation, software life cycle phases, user interfaces, operations data policies, and other aspects of software development, maintenance and programming standards.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.6.2.2.3-b

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Flight Design and Dynamics Software Management Plan

7.	DESCRIPTION/USE:  To define the contractor's policies, procedures and management tools used to provide software sustaining engineering activities and interfaces for flight design.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  10 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  As required to maintain currency with software management plans

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.2.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document shall define management structures and responsibilities for all flight design software sustaining engineering.

13.2	APPLICABLE DOCUMENTS

JSC-27029 	Software Management Plan for MCC Applications

JSC-08211 	LSEAT Integration Support Plan

JSC-23474 	MCC Critical Processor Certification Policy

13.3	CONTENTS:   The plan shall contain management structures, and roles and responsibilities; procedures for work planning and work tracking; software change processes; software life cycle management; software configuration management; software quality assurance; critical software certification process.  Non-flight critical software reporting is limited to applications used to generate flight design products as defined in the Product Glossary.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.6.2.2.3-c

3.	DATA TYPE:  4	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Flight Design Software System Documentation

7.	DESCRIPTION/USE:  The complete set of application software life cycle documentation, including source and executable code, for all FDD applications, under development or in production.  This includes test documents, test data, and test case libraries.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Upon Request

10.	SUBMISSION FREQUENCY:   As required

11.	REMARKS:  This request will be made via STF from NASA for any documentation not available electronically on either the FADS or SELS.

12.	INTERRELATIONSHIP:  SOW 1.6.2.2.3, DRD 1.6.2.2.3-b

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document provides as requested either all documentation for a specific application or a listing of the documentation available for all flight design user applications maintained under formal configuration management per the Flight Design Software Management Plan (DRD 1.6.2.2.3-b) or discipline c.m. developed under contract.  This documentation is not required for previously exempted applications unless specifically requested by the Government.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  As required, a listing of available documentation for all applications or specific software life cycle documentation, as well as source code and executable code.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.6.2.2.3-d

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Flight Design and Dynamics Data Management System Data Administration/Database Administration Plan

7.	DESCRIPTION/USE:  To provide a plan for how FDD manages data and databases owned by FDD, residing on the IPS and MCC computer platform.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  10 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Upon request

11.	REMARKS:  This plan is also used by NASA/DM to manage GAF owned data.

12.	INTERRELATIONSHIP:  SOW 1.6.2.2.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This documents a plan for data administration for all flight design computer hardware platforms used by FDD.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Flight Design Data Administration Plan for Platform Hardware shall include the following to support the FDD and DM, ISS and Shuttle design, reconfiguration, and operating processes:

a.	Plans for using data archival and mass storage.

b.	Data loss recovery plans.

c.	Metrics that provide measures of user data management and mass storage resources.

d.	Management organization and responsibility.

e.	Operations data responsibilities.

f.	Data ownership and control policy.

g.	Data change process.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.: 1.6.2.2.3-e

3.	DATA TYPE:  2	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Flight Design and Dynamics Operations Center Software Engineering Strategic Plan

7.	DESCRIPTION/USE:  To provide an overall plan and strategy for the upgrade of systems, tools, applications; to position the Flight Design and Dynamics (FDD) software systems for responsiveness to NASA  programs; to provide the visions and paths for the evolution of the FDD software systems; to be used by NASA and the contractor to make decisions impacting FDD software long term goals and objectives.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Initial draft 10 days after Authority to Proceed (ATP);  final version approved at ATP plus 40 days

10.	SUBMISSION FREQUENCY:  Updates annually (no later than April 1st) or as required by NASA

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.2.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The plan shall include goals and strategies for FDD software addressing both short term (3-5 years) and long term (5-10 years).  This plan shall define the long-range plans for upgrading FDD software to remain responsive to current and future NASA programs that they must support.

13.2	APPLICABLE DOCUMENTS

NAS9-18000, IRD-SE-1526-T	Flight Design and Dynamics Software Strategic Plan

STSOC PN -001264	Flight Design and Dynamics Software Strategic Plan

13.3	CONTENTS:  Domains that shall be addressed by the strategic plan include management and engineering processes, data management, technical upgrades, quality, information management and communication, and growth, evolution, and extensibility.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:   Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.:  1.6.2.3-b

3.	DATA TYPE:  2/2	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Planning Product Handbook and Product Glossary

7.	DESCRIPTION/USE:  To define the content and delivery requirements of each flight planning product, provide documented procedures required for each flight planning product, and provide consistent product standards.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Annual review with NASA and updates as agreed to keep

documentation current with procedures, products, and delivery requirements.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Flight Planning Product Handbook provides the procedures, development process/product flows, dependencies, and levels of quality assurance used in the development of flight planning products.  The associated Flight Planning Product Glossary provides detailed product definitions and delivery requirements for each flight planning product.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Flight Planning Product Handbook and Product Glossary shall include the functional areas of:

a.	Technical Assessments/Testing/Requirements to support required flight-specific technical forums such as CIR, FPSR, IPT, POWG, FOR, COWG, CoFR, and FRR.

(1)	Attitude and Pointing Assessments and Reports.

(2)	Documentation for Technical Forums.

(3)	Requirements for Pointing Software Applications.

(4)	Requirements for OTIS Software Applications.

b.	Software Applications to support the flight planning process.  Documentation of the requirements for pointing and orbiter text information system software applications.  Development of additional application software.

c.	Flight-Specific Attitude and Pointing Products to support the publication of the Basic and Final versions of the Flight Data File and flight execution.  These include the Attitude Timeline (ATL), ATL databases, S-band and Ku-band communication data, blockage diagrams, DAP configuration matrix, and other flight-specific attitudes.

d.	Planning Product:  Pre-increment and tactical plans and process definition.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Update by change page as required to keep documentation current with procedures, products and customer lists.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  	2.	DRD NO.: 1.6.2.3-d

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Systems Product Handbook and Product Glossary

7.	DESCRIPTION/USE:  To define the content and delivery requirements of each systems product, provide documented procedures required for each systems product, and provide consistent product standards.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY: Annual review with NASA and updates as agreed to keep

documentation current with procedures, products, and customer lists.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Systems Product Handbook provides the procedures, development process/product flows, dependencies, and levels of quality assurance used in developing systems products.  The associated Systems Product Glossary provides detailed product definitions including product input data, output data, delivery requirements, and complete product customer listings for each systems product.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  Products shall include the functional areas of electrical, environmental, propulsion, and thermal systems analysis and consumables; sequential vehicle mass properties analysis and management; robotics integration and analysis; photo/TV; crew systems; in-flight maintenance; and station resource management.  Products are to be provided for design, analysis, flight planning and integration, flight product development, vehicle consumables loading, flight software reconfiguration, flight control systems technical assessments, flight execution, and post-flight reconstruction.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Update by change page as required to keep documentation current with procedures, products, and customer lists.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 2	2.	DRD NO.:  1.6.2.4

3.	DATA TYPE:  2	4.	DATE REVISED: 08/02

5.	PAGE:  1/2

6.	TITLE:  Payload/Cargo Product/Services Handbook and Glossary

7.	DESCRIPTION/USE:  To define the content and delivery requirements of each payload product or service, provide documented procedures required for each payload/cargo product or service, and provide consistent product or service standards.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Annual review with NASA and updates as agreed to keep documentation current with procedures, products, and delivery requirements.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.4

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Payload/Cargo Product/Service Handbook provides the procedures, development process/product flows, dependencies, and levels of quality assurance used in developing payload/cargo products and services.  The glossary provides detailed product definitions and delivery requirements for each payload product or service.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Payload/Cargo Product/Service Handbook and Glossary shall include the functional areas of:

a.	Payload/Cargo Operations Documentation Cargo Systems Manuals, Payload Command Plan, Procedures Handbook, Operations Support Timelines, Joint Operations Interface Procedures, Operations Support Timelines, Preflight Notes of Interest, and the applicable documentation related to the ISS Assembly Operations.

b.	Payload/Cargo Technical Reports/Inputs for typical forums such as CIR, FPSR, IPT, POWG, FOR, COWG, CoFR, and FRR.

1.	Payload/Cargo Assessments.

2.	Payload/Cargo Test Inputs and Reports.

3.	Review Packages for Payload/Cargo Technical Forums.

4.	PIP/MIP/Annex inputs.

5.	Payload/Cargo Operations Documentation Input.

c. 	Technical Forums Services required for Payload/Cargo Operations

1.	Forum Scheduling and logistics

2.	Meeting Documentation

3.	Data Package assembly and distribution

d.	Operations Safety Documentation to provide payload safety compliance evaluation, ISS safety compliance evaluation, flight documentation safety evaluation (ISVR), 482 Flight Rule change request evaluation, and flight techniques/PRCB support, safety policy/process evaluation, S/MM Joint Safety Development/Compliance evaluation and safety activities status report.

e.	Payload Facilities Definition and Implementation Data to provide for integration of payload customer requirements into Mission Control Center (MCC) facilities; and additional software computations, displays, and telemetry/command requirements that are required for flight preparation and flight execution using the MCC.

DRD CONTINUATION SHEET

TITLE: Payload/Cargo Product/Services Handbook and Glossary	DRD NO.:  1.6.2.4

DATA TYPE:  2	PAGE:  2/2

13.	DATA PREPARATION INFORMATION (CONTINUED):

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes should be incorporated as required by page change to keep 	documentation current with procedures, products, and customer lists.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.6.2.5-a

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/2

6.	TITLE:  Flight Crew Operations Products Handbook and Glossary

7.	DESCRIPTION/USE:  To define the content and delivery requirements of each flight crew product, provide documented procedures required for each flight crew product, and provide product standards.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Annual review with NASA and updates as agreed to keep documentation current with procedures, products, and delivery requirements.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.5.1, 1.6.2.5.2, 1.6.2.5.4, 1.6.2.5.5.3, 1.6.2.5.5.6, 1.6.2.5.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Flight Crew Product Handbook provides the procedures, development process/product flows, dependencies and levels of quality assurance used in developing flight crew products.  The associated Flight Crew Product Glossary provides detailed product definitions including product input data, output data, and delivery requirements for each flight crew product.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Flight Crew Product Handbook and Flight Crew Product Glossary shall include the functional areas of:

a.	Operational impact assessments to develop positions on technical issues and provide operations planning assessments.

b.	Technical evaluation of operational impacts and flight safety impacts of change requests (CRs).

c.	PRCB and CCB action item technical evaluations.

d.	Technical evaluation and impact assessment of proposed design or operational changes to flight software (FSW) user/operations notes.

e.	Flight crew database management to include:

1.	Flight Software Database.

2.	Payload CR Database.

3.	Cargo Flight History Database.

4.	Flight Crew Equipment Database.

f.	In-depth system status report to brief flight crew personnel on significant systems and/or operational modifications and proposed modifications.

g.	CR/Engineering Change Request (ECR) development and presentation.

h.	Assigned Flight Crew Equipment (FCE) Briefings.

i.	Close-out Photographs.

j.	New Crewmember Handbook

k.	CAPCOM Handbook

l.	Astronaut Support Personnel (ASP) Checklist (Generic and Flight Specific)

m.	Ascent Switch List

n.	Crew Equipment Interface Test (CEIT) Requirements

DRD CONTINUATION SHEET

TITLE:  Flight Crew Products Handbook and Products Glossary	DRD NO.:  1.6.2.5-a

DATA TYPE:  3	PAGE:  2/2

13.	DATA PREPARATION INFORMATION (CONTINUED):

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page to keep documentation current with procedures, products, and customer lists.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 1	2.	DRD NO.:  1.6.2.5.4-a

3.	DATA TYPE:  3	4.	DATE REVISED: 09/01/98

5.	PAGE:  1/1

6.	TITLE:  Flight Crew Equipment (FCE) Management Plan

7.	DESCRIPTION/USE:  To provide a management plan ensuring that FCE items will be selected, procured, fit-checked, and any discrepancies resolved prior to flight.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Three months after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  One time and revisions as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.5.4

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Flight Crew Equipment (FCE) Management Plan shall define all Space Shuttle Program (SSP) and International Space Station Program (ISSP) FCE.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The plan shall include the following components:

a.	Launch and entry suits and other crew-worn equipment delivery schedules; including schedules for delivery of crew clothing and other crew preference items.

b.	All stowed and installed hardware fit checks.

c.	Flight-specific stowage plans.

d.	Major program schedule milestones such as Crew Equipment Interface Test (CEIT), Terminal Countdown Demonstration Test (TCDT), and Bench Reviews.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required, by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.6.4-a

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Project Management Plan

7.	DESCRIPTION/USE:  To describe significant new capability development, capability upgrades, or other modifications to existing contractor managed systems.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  As required

10.	SUBMISSION FREQUENCY: As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.4

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Project Management Plan shall describe the high level objectives, cost estimates, schedules, and management plans/processes for significant enhancements or modifications to contractor managed systems.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS: The Project Management Plan shall consist of the following:

a.	Project objectives description.

b.	Project management team organization.

c.	Baseline control process description.

d.	Risk management plan.

e.	Project milestone definition.

f.	Project cost estimates.

g.	Project schedule estimates.

h.	Requirements verification and validation plan.

i.	Operations transition plan.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required, by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  REVISION 2	2.	DRD NO.:  1.6.4.2-a

3.	DATA TYPE:  3	4.	DATE REVISED: 08/02

5.	PAGE:  1/1

6.  	TITLE:  Integrated Training Facility Simulation Systems Operations Handbook

7.	DESCRIPTION/USE:  Defines the standard operating procedures, processes, and guidelines for the operating positions, maintenance coordination, and users of the Shuttle Mission Training Facilities (SMTF) managed by the contractor

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Before the end of FY98.

10.	SUBMISSION FREQUENCY:  Annually

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.4, 1.6.4.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document defines the standard operating procedures, processes, and guidelines at the Shuttle training facilities, including the Shuttle Mission Simulators (SMS), Guidance & Navigation Simulator (GNS).  An operation’s appendix will be provided for the trainers listed below when an operations interface is established with existing SMTF resources.  The trainers include Single System Trainers (SST), Prototype Part-Task Trainer (P2T2), Flight Controller Trainer (FCT), Playback Trainer (PBT), Payload Trainer (PLT), Crew Software Trainer (CST), and other trainers developed to provide Shuttle systems training.

13.2	APPLICABLE DOCUMENTS:  None

- CONTENTS:  The following types of procedures shall be included: Administration/management, general, anomaly administration, software/hardware, power, safety/emergency, other operational support.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.  General procedures shall be identified that apply to all trainers.  Each trainer shall have a section, which identifies unique procedures.  Each procedure shall define the purpose, participants, and procedure steps.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.8.5-a

3.	DATA TYPE:  2	4.	DATE REVISED:

- PAGE:  1/1

6.	TITLE:  International Space Station Program (ISSP) Meeting Support Process Definition

7.	DESCRIPTION/USE: To define processes for ISSP meeting support.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Authority to Proceed plus 120 days.

10.	SUBMISSION FREQUENCY: One initial release and updates as required (not to exceed every six months).

11.	REMARKS:  N/A

12.	INTERRELATIONSHIP:  SOW 1.8.5

- DATA PREPARATION INFORMATION:

- SCOPE:  Documented and baseline procedures used to provide meeting support to the ISSPO.

- DEPENDENCIES:  None.

- APPLICABLE DOCUMENTS:  N/A.

- CONTENTS: Includes the following meeting support procedures:

a.	Operations

b.	Mission Integration

i)	Stage Integration

ii)	Launch Package Management and Increment Management

c.	Payloads

- FORMAT:  Contractor shall deliver the document in electronic format.

- MAINTENANCE:  Changes to paper documents will be incorporated as required by complete revisions or page change notices to keep documentation consistent with procedures, products, and customer lists.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.8.6-a

3.	DATA TYPE:  2	4.	DATE REVISED:

- PAGE:  1/1

6.	TITLE International Space Station (ISS) Logistics & Maintenance (L&M) Technical Data & Documentation (TD&D)

7.	DESCRIPTION/USE: To provide Illustrated Parts Breakdowns (IPBs) and Source Data & Documentation (SD&D) for ISSP on-orbit maintenance references for each flight.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Authority to Proceed per line number 10.

10.	SUBMISSION FREQUENCY: Scheduled for each U.S. flight at L- 18 months, L-12 months, and L- 6 months.

11.	REMARKS:  N/A

12.	INTERRELATIONSHIP: SOW 1.8.6

- DATA PREPARATION INFORMATION:

- SCOPE:  The TD&D will be provided as an initial product at L -18 months, an interim product at L-12 months and a final product at L-6 months. When source data is not available, the documents will contain the annotation  “To Be Supplied (TBS)”.  The TD&D do not include IP and Boeing Prime developed hardware.

- DEPENDENCIES: Product delivery schedule is dependent on the Shuttle ISS flight schedule.  Source data to complete TD&D products are provided as GFD.

- APPLICABLE DOCUMENTS: Integrated Logistics Support Plan D684-10041-1, Volume 1 Books 1 and4; MIL-F-38807B (USAF), dated April 10, 1991; MIL-M-49502, dated November 6, 1990; MIL-STD 335; MIL-STD-1388-2A.

- CONTENTS: The IPB shall include the documentation as described below:

a.	IPB Figures - Pictorial representations of Orbital Replaceable Units and in-situ maintenance hardware items and, at a minimum, must provide Isometric drawings.  Still photography will be utilized when available.

b.	Reference Tables - Contains pertinent information for parts identified for repair.

- Logistics Support Analysis Control Numbers (LCNs) - LCNs in alphanumerical sequence with a cross-reference to all figures containing that LCN.

- FORMAT:  Contractor shall deliver media formats and electronic data formats required to support integration of the delivered product into the Prime Contractor’s documents and into the NASA electronic database.

- MAINTENANCE: Changes to paper documents will be incorporated during scheduled deliveries by complete revisions or page change notices to keep documentation consistent with procedures, products, and customer lists.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  821	ISSUE:  BASIC	2.	DRD NO.: 1.8.6-c

3.	DATA TYPE:  2	4.	DATE REVISED:

- PAGE:  1 of 2

6.	TITLE: International Space Station Program (ISSP) Logistics & Maintenance (L&M) Handbook and Product Glossary

7.	DESCRIPTION/USE: To define the content and delivery requirements of L&M products, provide documented procedures, and to establish consistent standards.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Authority to Proceed plus 120 days.

10.	SUBMISSION FREQUENCY: One initial release and updates as required (not to exceed every six months).

11.	REMARKS:  N/A

12.	INTERRELATIONSHIP:  SOW 1.8.6

- DATA PREPARATION INFORMATION:

- SCOPE:  The L&M Handbook provides the procedures, development process/product flows and identifies dependencies, for development of L&M products.  The associated L&M Product Glossary provides detailed product definitions and delivery requirements.

- DEPENDENCIES: None.

13.3 	APPLICABLE DOCUMENTS: Integrated Logistics Support Plan, D684-10041-1 Volume 1, Books 1 through 10; SPIPs Vol. 1 through 10; plus those identified in each L&M sub-task.

13.4	CONTENTS: The L&M Handbook and product glossary shall include the functional areas of L&M as described below:

a.	Crew Provisioning (CP) documentation - Procedures and related activities for development of the associated products consisting of Integrated Crew Provisions requirements, Crew Provisioning Management Plan (CPMP) maintenance, Crew Provisioning Working Group (CPWG) plan maintenance, Joint Crew Provisioning Catalog (JCPC) maintenance, and

Crew Provisioning Policy (CPC) updates.

b.	Government Furnished Equipment (GFE) - Quarterly LSAR data deliveries, review of Change requests, and Action Item assessments.

- Inventory Management System (IMS) - Space Station Interior/Exterior Operational Location Coding System, SSP 50375 maintenance; ISS Inventory Management System Label Specification, SSP 50007 maintenance; revision/update SPIP Vols. 5, 8, and 9; IMS label production; IMS hardware flight certification documentation.

d.	Maintenance & Resupply (M&R) - Incremental Definition Requirements Documents (IDRD), Annex 2; Tools documentation; L&M Operations & Support Plan (L&MOSP) development and maintenance; review of Change requests; Action Item assessments.

e.   Logistics Engineering Analysis (LEA) - FCA/PCA records, LSAR Comment Database, TD&D

Comment Database, ORU list, review of Change requests, and Action Item assessments.

f.  Partner Integration - SPIP Vol. 5 revisions and IDRD annex updates

- g. Supply Support - Technical assessments of DD250s, LSAR H & H1 data record reviews, and

FCA/PCA configuration audits.

13.5	FORMAT: Contractor shall deliver media formats and electronic data formats required to support integration of the delivered products into the appropriate NASA records.

13.6	MAINTENANCE: Changes to paper documents will be incorporated by complete revisions or page change notices to keep documentation consistent with procedures, products, and customer lists.