| PC and MAC Technology Refresh Process | Duration | Begin Date | End Date |
| --- | --- | --- | --- |
| IV&V Qtr 41 Benchmark Posting | 1 day | 1/2/09 | 1/2/09 |
| Vendor submits Qtr 41 Attachment R to IV&V | 4 days | 1/2/09 | 1/7/09 |
| IV&V and ODIN Vendor submits Attachment R to NASA | 1 day | 1/8/09 | 1/8/09 |
| NASA Review and Approval of Qtr 41 Attachment R | 4 days | 1/8/09 | 1/13/09 |
| Optional Waiver Process in case of any anomalies within the quarter | 6 days | 1/14/09 | 1/22/09 |
| Vendor establishes Qtr 41 supply chain with OEM with no Anomalies | 14 days | 1/14/09 | 2/3/09 |
| Vendor establishes Qtr 41 supply chain with OEM after Approval of Waiver | 14 days | 1/23/09 | 2/11/09 |
| Qtr 41 Delivery Window with no Anomalies | 63 days | 2/4/09 | 5/4/09 |
| Qtr 41 Delivery Window - Optional Waiver process | 58 days | 2/12/09 | 5/4/09 |
| IV&V Qtr 42 Benchmark Posting | 1 day | 4/1/09 | 4/1/09 |
| Vendor submits Qtr 42 Attachment R to IV&V | 4 days | 4/1/09 | 4/6/09 |
| IV&V and ODIN Vendor submits Attachment R to NASA | 1 day | 4/7/09 | 4/7/09 |
| NASA Review and Approval of Qtr 42 Attachment R | 4 days | 4/7/09 | 4/10/09 |
| Optional Waiver Process in case of any Anomalies within the quarter | 6 days | 4/13/09 | 4/20/09 |
| Vendor establishes Qtr 42 supply chain with OEM with no Anomalies | 16 days | 4/13/09 | 5/4/09 |
| Vendor establishes Qtr 42 supply chain with OEM after Approval of Waiver | 16 days | 4/21/09 | 5/12/09 |
| Qtr 42 Delivery Window with no Anomalies | 62 days | 5/05/09 | 7/31/09 |
| Qtr 42 Delivery Window -Optional Waiver process | 57 days | 5/12/09 | 7/31/09 |
| IV&V Qtr 43 Benchmark Posting | 1 day | 7/1/09 | 7/1/09 |
| Vendor submits Qtr 43 Attachment R to IV&V | 4 days | 7/1/09 | 7/7/09 |
| IV&V and ODIN Vendor submits Attachment R to NASA | 1 day | 7/7/09 | 7/7/09 |
| NASA Review and Approval of Qtr 43 Attachment R | 4 days | 7/8/09 | 7/13/09 |
| Optional Waiver Process in case of any Anomalies within the quarter | 6 days | 7/14/09 | 7/21/09 |
| Vendor establishes Qtr 43 supply chain with OEM with no Anomalies | 14 days | 7/14/09 | 7/31/09 |
| Vendor establishes Qtr 43 supply chain with OEM after Approval of Waiver | 14 days | 7/21/09 | 8/7/09 |
| Qtr 43 Delivery Window with no Anomalies | 63 days | 8/3/09 | 10/30/09 |
| Qtr 43 Delivery Window - Optional Waiver process | 58 days | 8/7/09 | 10/30/09 |
| IV&V Qtr 44 Benchmark Posting | 1 day | 10/1/09 | 10/1/09 |
| Vendor submits Qtr 44 Attachment R to IV&V | 4 days | 10/1/09 | 10/6/09 |
| IV&V and ODIN Vendor submits Attachment R to NASA | 1 day | 10/7/09 | 10/7/09 |
| NASA Review and Approval of Qtr 44 Attachment R | 4 days | 10/8/09 | 10/13/09 |
| Optional Waiver Process in case of any Anomalies within the quarter | 6 days | 10/14/09 | 10/21/09 |
| Vendor establishes Qtr 44 supply chain with OEM with no Anomalies | 14 days | 10/13/09 | 10/30/09 |
| Vendor establishes Qtr 44 supply chain with OEM after Approval of Waiver | 14 days | 10/21/09 | 11/9/09 |
| Qtr 44 Delivery Window with no Anomalies | 60 days | 11/2/09 | 1/29/10 |
| Qtr 44 Delivery Window - Optional Waiver process | 55 days | 11/9/09 | 1/29/10 |

| UNIX Technology Refresh Process | Duration | Begin Date | End Date |
| --- | --- | --- | --- |
| Alterion Qtr 41 Benchmark Posting | 1 day | 1/2/09 | 1/2/09 |
| Vendor submits Qtr 41 Attachment R | 20 days | 1/3/09 | 2/2/09 |
| NASA Review and Approval of Qtr 41 Attachment R | 10 days | 2/3/09 | 2/17/09 |
| Vendor establishes Qtr 41 supply chain with OEM | 19 days | 2/18/09 | 3/15/09 |
| Qtr 41 Delivery Window | 127 days | 3/16/09 | 9/11/09 |
| Alterion Qtr 43 Benchmark Posting | 1 day | 7/1/09 | 7/1/09 |
| Vendor submits Qtr 43 Attachment R | 20 days | 7/2/09 | 7/30/09 |
| NASA Review and Approval of Qtr 43 Attachment R | 10 days | 7/31/09 | 8/13/09 |
| Vendor establishes Qtr 43 supply chain with OEM | 20 days | 8/14/09 | 9/11/09 |
| Qtr 43 Delivery Window | 124 days | 9/14/09 | 3/15/10 |